Classic Seminars
Course
Advanced Project Risk Management
For project managers
Training material copyright by Classic Seminars (2017)

---
Agenda (Section 2)
- Thinking about risk
- Beyond PMBOK®
- Management
- Beyond PMBOK®
- Tool example
1992 / 2006
5Aug17

---
Exercise: ability to manage risk
- In groups
  - Discuss what you consider to be the most important abilities a project manager should have to manage risks
  - How can these abilities be developed?
  - Summarise your conclusions, be ready to discuss
  - Agree time allocation
- Debriefing

---
Our ability to meet multiple objectives

---
Taleb’s black swan
- Mediocristan vs. Extremistan
  - The impact of outliers
    - Average weight
    - Average income
  - Deterministic vs. randomness
  - The role of quantitative techniques
  - Physical vs. social sphere
- Identifying black swans
  - Events are a surprise
  - Events have major impact
  - Events can be rationalised by hindsight, as if they could have been predicted
  - The role of sentiment
  - Is it
    - Deterministic
    - Socially-bound

---
Agenda (Day 2)
- Thinking about risk
- Beyond PMBOK®
- Management
- Beyond PMBOK®
- Tool example

---
Example: probability scheme
Probability	Chance	Rank
Very high: occurrence is almost certain	>= 1 in 2	10
1 in 3	9
High: repeated occurrences possible	1 in 8	8
1 in 20	7
Moderate: occasional occurrences	1 in 80	6
1 in 400	5
1 in 2,000	4
Low: relatively few occurrences	1 in 15,000	3
1 in 150,000	2
Remote: occurrence is unlikely	<= 1 in 1,500,000	1

---
Example: impact scheme
Effect	Criteria	Rank
Hazardous, no warning	Project severely impacted, possible cancellation, no warning	10
Hazardous, with warning	Project severely impacted, possible cancellation, with warning	9
Very high	Major impact on project schedule, budget or performance;	8
may cause severe delays, overruns, or degradation of performance
High	Project schedule, budget, or performance impacted significantly	7
job can be completed, but customer will be very dissatisfied
Moderate	Project schedule, budget, or performance impacted some,	6
customer will be dissatisfied
Low	Project schedule, budget, or performance impacted slightly	5
customer will be mildly dissatisfied
Very Low	Some impact to project, customer will be aware of impact	4
Minor	Small impact to project, average customer will be aware of impact	3
Very Minor	Impact so small that it would be noticed only by a very	2
discriminating customer
None	No effect	1
?

---
Classification examples
- Level
  - Deliverable Potentially Impacted
  - Milestone Potentially Impacted
  - Project Level Impact
  - Programme Level Impact
  - Enterprise Objectives Impacted
  - Enterprise Strategy Impacted
- Effect
  - Cosmetic
  - Bad Data
  - Bad Output
  - Bad Performance
  - Loss of Data
  - Work Efficiency Affected
  - Loss of Function
  - Loss of System
  - Loss of Service
  - Passive Security Breach
  - Active Security Breach
  - Malicious Security Breach

---
Classification examples
- Severity
  - No Functionality Impaired
  - Cosmetic problem
  - Possibility of misunderstanding
  - Incorrect Results may be Produced
  - Simple Workaround Possible
  - Difficult Workaround Possible
  - Individual Level Function Impaired
  - Work Group Level Function Impaired
  - Division Level Function Impaired
  - Enterprise Level Function Impaired
  - Significant Cost of Failure
  - Strategy Impaired
  - Customer Service Level Impacted
  - Contravention of Law
  - Going Concern Affected
  - Human Misery Results
  - Loss of Life
- Failure category
  - Will not fail - cosmetic issue
  - Will fail under unusual circumstances only
  - Will fail, but workaround possible
  - Will fail, difficult workaround possible
  - Will Fail, now workaround possible
- Target
  - Operation at Risk
  - Quality at Risk
  - Functionality at Risk
  - Schedule at Risk
  - Cost at Risk

---
Case: homeland security principles
- Effective risk management
  - Unity of effort
    - Enterprise-wide
    - Synchronisation
    - Integration
  - Transparency
    - Communication
  - Adaptability
    - Dynamic
    - Responsive
  - Practicality
    - Not all risks can be eliminated
  - Customisation
    - Tailoring
    - Cultural awareness
    - Balance

---
Agenda (Day 2)
- Thinking about risk
- Beyond PMBOK®
- Management
- Beyond PMBOK®
- Tool example

---
- Futrell, Robert T; et al. Quality Software Project Management. Software Quality Institute. 2002.
- Charette, Robert. Application Strategies for Risk Management. McGraw-Hill. 1990.
- Lewis, James. The Project Manager’s Desk Reference. McGraw-Hill. 2000.
- Murch, Richard. Project Management. Prentice Hall. 2001.
- Phillips, Dwayne. The Software Project Managers Handbook. IEEE Computer Society. 1998.
- Hallows, Jolyon. Information Systems Project Management. Amacom. 1998.
- Kerzner, Harold. Project Management. John Wiley. 2003
- Krolak, Dale. Software Engineering Risk Management. IEEE Computer Society. 1996.
- Boehm, Barry. Software Risk Management. IEEE Computer Society. 1989.
- Wideman, Max. Project and Program Risk Management. PMI. 1992.
- De Marco, Tom. Lister, Tim. Waltzing the Bears. Dorset House. 2003.
- Jones, Capers. Assessment and Control of Software Risks. Yourdon Press. 1994.
- A Guide to the Project Management Body of Knowledge. PMI. 2000.
- Hohman, Luke. The Journey of the Software Professional. Prentice-Hall. 1997.
- Brassard, Michael. Ritter, Diane. Memory Jogger II. Goal/QPC. 1994.
- Brassard, Michael. Ritter, Diane. The Creativity Tools Memory Jogger II. Goal/QPC. 1998.
- www.keirsey.com
- Montgomery, Stephen. People Patterns. Prometheus Nemesis. 2002.
- Keirsey, David. Please Understand Me II. Prometheus Nemesis. 1998