Punch list:

(Priority I)

- Finish all trim. (Cabinet crown, toe kick, center island & electrical outlet, countertop attachment.)

- Crown molding, (Type/Style needs to be verified by client.)

- Tile back-splash installation (Provided the client has purchased tiles….)

- Final electric. (Momentum Electrical)

(Priority II)

- Dishwasher install and hook up (need to have replacement sink from client)

(Priority III)

- Paint & touch-up as and where needed.

(Choice Priority)

- Install crown molding over cabinet

- Install baseboard where needed in kitchen and on pony wall and adjacent wall stub.

*Knobs on door frame edge, upper or lower corner as applicable, approximately 1 1/8" in from (centered) door frame edge. Handles in center of drawer center pane.

Install provided light-switches, outlets and plates.

Standard type big-box store (Home Despot) baseboard: LWM623 9/16 in. x 3-1/4 in. MDF Base Moulding