

**Programme Office**

End Project Report

**Project:**  Motswedi

**Document Type: End Project Report**

**Document Name:** Motswedi Project Close Out

**Version:** 1.0

**Date:** 26 February 2020

**Report History**

**Document Location**

This document is only valid on the day it was printed.

|  |  |
| --- | --- |
| Owner: | **Elmar Roberg / Gabriel Makasu** |
| Location: | Server link |
| Status | Draft |

**Revision**

|  |  |  |  |
| --- | --- | --- | --- |
| **Revision Date** | **Author** | **Version** | **Summary of Changes** |
| 2020-02-22 | E Roberg | 1.0 | Draft 1 |
| 2020-02-23 | E Roberg | 2.0 | Draft 2 |
| 2020-02-25 | J Smith | 3.0 | Final |

**Approvals**

This document requires the following approvals to be signed off and released

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Approver** | **Approver’s Title** | **Date of Approval** | **Version** | **Signature** |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

**Distribution**

This document has additionally been distributed to:

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Date of Issue** | **Status** |
| Programme Board |  | 2020-02-26 |  |
| Sponsoring Group |  | 2020-02-26 |  |
|  |  |  |  |
|  |  |  |  |

**Table of Contents**

[1 Introduction 4](#_Toc33594274)

[1.1 Purpose of this Report 4](#_Toc33594275)

[1.2 Background 4](#_Toc33594276)

[1.3 Objectives 4](#_Toc33594277)

[2 Project Baseline 6](#_Toc33594278)

[2.1 Project Management Structure 6](#_Toc33594279)

[2.2 Project Scope 7](#_Toc33594280)

[2.3 Product Scope 8](#_Toc33594281)

[2.4 Project Schedule 8](#_Toc33594282)

[3 Project Execution 9](#_Toc33594283)

[3.1 Scope Changes 9](#_Toc33594284)

[3.2 Schedule 9](#_Toc33594285)

[3.3 Budget 9](#_Toc33594286)

[3.4 Issues 10](#_Toc33594287)

[3.5 Risks 10](#_Toc33594288)

[3.6 Business Case Review 12](#_Toc33594289)

[3.7 Team Performance 12](#_Toc33594290)

[3.8 Follow-on Action Recommendations 13](#_Toc33594291)

[3.9 Lessons Learned 13](#_Toc33594292)

[3.10 Project Document Repository 14](#_Toc33594293)

[4 Conclusion 15](#_Toc33594294)

[5 Attachments 16](#_Toc33594295)

# Introduction

## Purpose of this Report

The purpose of this End Project Report is the last deliverable and concludes the consultancy services, for provision of project management services for the Bomaid Motswedi Project.

## Background

Bomaid is the largest medical aid serving the general public in Botswana.

The claims processing system, EZ-CAP was about 20 years old, and had not been

## Project Document Repository

All final project documents have been stored on the Bomaid Sharepoint server. This may be accessed in the following places (subject to appropriate credentials):

<https://southviewbw.sharepoint.com/sites/BomaidFASProgramme>

# Conclusion

The

staff for their support and effort in assisting with the project success.

This.

# Attachments

Attachment ?A?: Gap Analysis (including review of status of compliance)

Attachment ?B?: Programme Roadmap (Schedule)

Attachment ?C?: Project Budget

Attachment ?D?: Issue Register

Attachment ?E?: Risk Register

Attachment ?F?: Lessons

Attachment ?G?: Benefits Register

Attachment ?H?: