Rhumba Girl Winter 2019 – 2020 Mx Plan

- Change all oil, oil/fuel filters; get oil samples for MEs and GENSET – Randy
– Samples sent

- Change stbd gear cable fly bridge to go directly to engine – Christian

- Replace zincs and clean bottom as needed – Christian

- Fix main engine seals as needed (rear seal on port engine?), port engine coolant leak and other ME leaks as needed – Christian

- Check air vent for holding tank. Could be partially blocked; symptom - we can’t fill an empty tank more than a few seconds with water. Added 4 oz of Tank Tech solution 21 Sep as a first step.

- Service Lofrans windlass?: No issues with operation ATT tho oil could be changed and sight window cleaned or replaced; should check brushes/gears/shackle (wear and wired). Options: install a rebuild kit, send back to Imtra for a rebuild as a preventative measure or just basic service (ie don’t mess with it if it is currently working?)

- Change MEs/GENSET impellers – Christian and Randy

- OB mx – Christian and Randy

- Electrical work:

- Match electrical schematic with what is really connected – Christian and Randy
- Fix only necessary deficiencies found in Dec 18 electrical survey (attached)
- Re-wiring:
a. Microwave (presently needs another load to work correctly) as needed
b. Move aft head tank level CB (currently tied to refrig) to a separate DC CB
c. Evaluate Perko single position switch for possible multiple bank positions
- Verify:
– Alternators capability (voltage regulator Bosch 1197311032, EL 14V, 370). Magnum	indicates voltage charge at 13.2V – 13.8V while underway. Can it be juiced to closer to 14+V	Solutions: Increase amp output with different alternator, install Sterling voltage multistage	regulator upgrade or tweak existing alternators? Goal is to increase output so that batts get fully	charged even underway	only for 2 hours

– Solenoid or isolator installed?

– Confirm Mastervolt charger is not powered will underway (i.e. charging thru the	alternator); can it be wired to do so (or should we bother)?

– Inverter failing? Powering outlets via inverter with high energy systems causes	Magnum to hard crash requiring a recycle of the red power switch in the engine room.	Possible reset of Inverter?

– Why no charge light on Magnum while charging underway thru the alternator even tho the	Magnum does display the charging voltage?

– Galvanic Isolator present and installed properly?

– All grounding wires and bonding system installed properly?