NAV Implementation and Suggestion Items
Nadler & Associates - April 4, 2013
Version 2.38x1
As of 2.37x3:
137,763 source lines (not including code for USB gadget PIC32MX, PIC switchbox)
132,547 lines of regression tests
Table of Contents
# Purpose of this Document
This document tracks the progress of the NAV software. Included is a list of planned implementation tasks, suggestions which are not currently planned, and the changes performed between each software revision. This document is regularly updated and reprinted with each software revision. Change bars are placed on anything modified since the previous revision, except that the "changes since rev xx" section is always completely new each revision.
# Software Implementation Completed Since Version 2.20
V2.38x2 (3-April-2013)...BC++ 5.01, Locate 6.0
Bugfix: NMEA buffer not large enough for full low-level read. When low-level driver completely filled its buffer, some data would be lost due to inadequately sized NMEA input processing buffer.
Bugfix: AM186ES serial driver lost data. On a full DMA input buffer, the wrong buffer was marked full-and-available, leading to data-loss.
FLARM task declaration sometimes fails (legacy FLARM bug - drops characters). Currently SN10 just sits "declaring task" if there's a problem. PowerFLARM release 2.74 beta does this – clearly something wrong. Legacy FLARM may have had problem dropping characters, or with FLARM not properly ignoring loopback (echoed FLARM) messages. Add timeout/retry on individual message acknowledge ? Timeout on whole process ?
V2.38x1 (not released into the wild)...BC++ 5.01, Locate 6.0
Bugfix: WX demo program release mode... WX now builds in RELEASE mode.
Expunge qsort and reduce memory usage: qsort replaced with heapsort in all instances, reducing memory use. Also, remove a few more old V1 text strings and unused utilities from SN10B build, further reducing memory use.
V2.37 (6-September-2012)...BC++ 5.01, Locate 6.0