Work package	1	Start Date or Starting Event				M1
Work package title	Mesura Methodology
Participant number	1	2	3	4	5		6	7	8
Short name of participant	URJC	BITERGIA	C12G	AUEB	UMONS		SIG	ECLIPSE	CODETRAILS
Person/months per participant:	4	4	0	5	6		6	0	0

Objectives / The main objectives of this work package are: / (1) To define a flexible and modular methodological framework for all research activities of Mesura. / (2) A model to characterize metrics that can be computed from information in software development repositories, which will be the basis for the Mesura ontology of metrics. / (3) To design the overall conceptual software development analytics architecture that will be implemented as part of MesuraCore in work package WP2. / (4) To determine how to integrate the software development analytics developed by Mesura, as Mesura Activity Modules (MAMs) in different software development methodologies. / (5) To determine how to use those MAMs in targeted software communities and ecosystems (use cases, see work package WP8). / All of this corresponds to objectives OB-GeneralMethodology and OB-Reuse.

Description of work / This work package is structured in several tasks: design of the architecture for the conceptual framework, definition of the general research methodology for the whole project, design of the methodology for extracting data, design of the methodology to be applied for producing MAMs, and methodology for applying Mesura in practice. All research partners will be heavily involved in this work package, since it forms the basis of WP3 to WP6, which will define specific MAMs, each lead by one of the research partners. Software to support the methodology defined in this work package will be implemented as part of MesuraCore in WP2, forming the common architecture on which all WP3 to WP6 will rely. While WP1 is mostly focused on methodology and design activities, WP2 will take care of the implementation and integration of all of the tasks into an application framework called MesuraCore. This work package will also be in charge of evaluating and getting feedback about the application of the Mesura Methodology in practice. / T1.1: Design of core Mesura architecture / The goal of task T1.1 is to design the architecture for the Mesura conceptual framework, that will form the basis of the MesuraCore application framework produced by WP2. An important part of the architecture will be based on previous results of the research partners, achieved in earlier research, in the experience by previous research projects, and in literature on the matter. / The architecture of the framework will be sufficiently flexible, modular and adaptable in order to facilitate the integration of different data sources, the interfacing with different external systems, and the development of Mesura Activity Modules (MAMs) that will be provide the main functionality of the framework. The modular architecture will be plug-in based, each MAM being a plug-in that offers additional functionality to the framework. A methodology and concrete guidelines will be provided to compose different MAMs together in a coherent way, producing an ensemble that can be used to assist real software development methodologies of different kinds. / This task includes the creation of a common ontology and vocabulary to define the concepts of study (essentially, the software artifacts and by-products we wish to analyze with software development analytics). / T1.2: Research methodology / The goal of this task is to provide a research methodology based on the GQM (goal-question-metric) approach to carry out the software development analytics research. This mostly statistical research will be carried out in WP3 to WP6 as part of the empirical validation of the produced MAMs. / This task will define a specialized GQM methodology for defining the relevant metrics to be computed by a MAM, from the data available in software development repositories. / In addition, we will develop guidelines on: / (1) Which statistical methods to apply to interpret the results of the metrics obtained by the various MAMs (e.g. regression analysis, time series analysis, hypothesis testing, and so on). / (2) How to integrate the results of the statistical analysis into the Mesura framework. / (3) How to ensure that the research results are reproducible and open access. / T1.3: Methodology for data extraction / The software development analytics to be carried out by Mesura on real evolving software projects will rely on many different types of historical project data, retrieved from software development repositories. The primary data sources to be used will include source code management repositories (e.g., Subversion or Git), issue trackers (e.g. Bugzilla), mailing lists, developer fora, and other relevant data sources. / The goal of task T1.2 is to provide a methodology to combine and integrate all this data in a seamless way, in order to facilitate the work of the other work packages. This requires the extraction and storage of data into a common database format, the cleansing of inconsistent data, the identification of incomplete data, the correct matching of identities across different data sources (e.g. the same person may use the same account in the different data sources, or the same software component may be referred to in different ways), the processing of unstructured data (such as the one found in mailing lists and developer forums). / T1.4: Methodology for designing MAMs / The goal of task T1.3 is to provide a methodology and precise guidelines to be followed when creating MAMs that are to be created as plugins to the Mesura framework. This will facilitate the creation of specific MAMs as part of the task in the different work packages. This task will include the production of a model to define metrics to be computed to fulfill the needs of the MAMs, in a way that is unambiguous, practical with real repositories, and includes clear rules for computing it. / T1.5: Methodology for applying Mesura in practice / The goal of this task is to provide concrete guidelines for adapting and using the Mesura framework in a practical setting, i.e. for a specific development team or community, using a specific software development methodology and dedicated development tools. The adequacy (usability and usefulness) of the guidelines will be tested and validated through the Mesura use cases, as well as through surveys and questionnaires with the communities of interest. / This task will also get general feedback about how the Mesura Methodology is performing in practice, and will carry on the updating activities of other tasks when they are finished after producing their main results..

Deliverables / D1.1.[a, b, c] Mesura-Conceptual-Architecture (month 6, 16, 28) / The conceptual architecture of Mesura will be designed in three steps, in the context of T1.1, of which the most important will be the first one. Deliverable D1.1.a will be produced as soon as possible from the start of the project, since many other tasks depend on it. Refinements of this conceptual architecture will be produced after the experience in real use (after first and second milestones), to incorporate feedback from this practical use. The deliverable will be produced in the form of a document, accompanied with the necessary design models describing the architecture. / D1.2.[a, b, c] Mesura-Methodology-Research (month 4, 16, 28) / The deliverable will be a document describing the methodology and guidelines to be used for carrying out empirical research as part of the Mesura software development analytics. It will be produced in three versions, following the same timing as D1.1.x, for the same reasons. / D1.3.[a, b] Mesura-Methodology-Extraction (month 4, 16, 28) / The deliverable will be a document and associated artifacts describing the methodology and guidelines to be used for data extraction, cleansing and postprocessing. It will be produced in three versions, following the same timing as D1.1.x, for the same reasons. / D1.4.[a, b] Mesura—Methodology-MAM (month 4, 16, 28) / The deliverable will be a document describing the methodology and guidelines to be used for creating modular MAMs as plugins of the Mesura framework. It will include the model for defining the metrics to be produced by MAMs. It will be produced in three versions, following the same timing as D1.1.x, for the same reasons. / D1.5.[a, b, c] Mesura-Methodology-Application (month 4, 16, 20) / The deliverables will be documents describing the methodology and guidelines to be followed in order to adapt the use of Mesura to a particular context of use. This involves the selection of a coherent subset of MAMs for addressing a particular goal, as well as the integration of Mesura into the specific software development methodology used by the development team. / The second and third version of the deliverable will also include a detailed analysis of the practical adequacy (usability and usefulness) of Mesura, evaluated through surveys and questionnaires carried out with the communities of interest. This analysis will include information on how well the results produced by work packages WP3-WP6 are addressing the needs of those communities, and which other software development analytics could be used in addition to address those needs.

Work package	2	Start Date or Starting Event				M1
Work package title	Mesura Core
Participant number	1	2	3	4	5		6	7	8
Short name of participant	URJC	BITERGIA	C12G	AUEB	UMONS		SIG	ECLIPSE	CODETRAILS
Person/months per participant:	9	12	0	6	3		4	0	0

Objectives / Following the Mesura Methodology defined in WP1, the main goal of WP2 is to implement the core of the Mesura Support System, MesuraCore. It will be a flexible, scalable and modular plugin-based architecture for software development analytics. To avoid reinventing the wheel, pre-existing FLOSS (free, libre, open source software) components will be reused, combined and adapted. In addition, some new code will be produced, to glue all components together, and to provide functionality not available in those pre-existing components. / MesuraCore will implement a composition mechanism for the different modules supported by the Mesura Support System (support modules, or MSMs and activity modules, or MAMs). In this work package generic MSMs will also be implemented, in four different areas: data retrieval from software development repositories, and storage in Mesura Storage; general, reusable analysis (usually, statistical analysis techniques) of data from Mesura Storage; visualization of data; and user interface. / The API provided by these MSMs will be used by MAMs, which will be implemented in work packages WP3 to WP6, using the facilities and software framework provided by this WP2. This work package will also be in charge of the integration of all the Mesura Support System. / All of this corresponds to objectives OB-GeneralMethodology and OB-Reuse.

Description of work / WP2 is structured in several tasks (defined below). Although all research partners will be involved in this WP, the main responsibility for it will be of the partners developing the software that will be its main result. While WP1 was focused on the methodology aspects of Mesura, WP2 takes care of implementing and integrating this methodology into a modular application framework called MesuraCore. / As it is explained in other parts of this proposal, modules come in two variants: generic MSMs and domain MAMs. While the former provide generic facilities to other modules, the latter are designed to match the needs of stakeholders in specific problem domains. This work package will produce, in addition to the basic architecture of MesuraCore, some MSMs. Many of these will be based on previous results, achieved in earlier research of the partners. MesuraCore, and specially the MSMs, will be developed in an incremental way, and will be used to support the activities of WP3 to WP6. / T2.1: Implementation of the base MesuraCore architecture / The goal of this task is to implement MesuraCore. It will include the definition of a composition mechanism that facilitates the integration, composition and combination of different MSMs. / Special attention will be paid to scalability aspects, enabling the framework to analyze big data, e.g. by interfacing with tools adapted to big data analytics, cloud computing and related technologies wherever they are needed and appropriate. This will lead, for example, to deciding which database system to use (a SQL, non-SQL or semantic database, with more or less capabilities for clustering and parallel querying), and if specific big data techniques (such as those based on Hadoop or similar systems) are needed. This task will also carry on the updating activities of other tasks when they are finished after producing their main results. / T2.2: MSMs for supporting data retrieval / The goal of task T2.2 is to implement several specific MSMs, one for each considered data source. This task is motivated by the fact that the historical data about software projects that we wish to analyze is typically distributed over many different data source of different types, such as version control repositories (e.g., Subversion or Git), bug trackers (e.g. Bugzilla), mailing lists and other relevant data sources. / A specific data retrieval MSM will be developed for each kind of repository. An specific MSM will be developed to combine and integrate all this data in a seamless way. All of these MSMs together will therefore be in charge of the extraction and storage into a common storage format, the cleansing of inconsistent data, the identification of incomplete data, the correct matching of identities across different data sources (e.g. the same person may not use the same account in the different date sources, or the same software component may be referred to in different ways), the processing of unstructured data (such as the one found in mailing lists). / The basis for retrieving information from software repositories will be the set of open source tools offered by MetricsGrimoire (http://metricsgrimoire.github.io). This will avoid starting from zero, reduce the overall budget costs, increase software quality (through reuse of existing software components) and increase the chances of success of the project. / T2.3: MSMs for supporting visualization / The goal of task T2.3 is to implement some MSMs for data visualization. Given the amount of data being analyzed, visualization tools are essential in order to be able to interpret and summarize the results in a meaningful way to project managers. / The basis for visualizing information about evolving software projects will be vizGrimoire (http://vizgrimoire.github.com). This will avoid starting from zero, reduce the overall budget costs, increase software quality (through reuse of existing software components) and increase the chances of success of the project. / Although other models will be explored, visualization MSMs are intended to visualize semantic data (in XML-based or JSON formats) produced by MAMs, by running JavaScript code in web browsers. / T2.4: MSMs for supporting analysis / The goal of task T2.4 is to implement MSMs for generic analysis (e.g. regression analysis, time series analysis, etc.). Following the Mesura Methodology, support for statistical analysis and interpretation of statistical results will be implemented by either using NumPy and related tools available in PyPy repositories, or by interfacing with the R language for statistics, whose CRAN repository contains thousands of open source packages for statistical analysis, offering the latest advances in the state-of-the-art. / T2.5: MSMs for user interfacing / This task will be devoted to implement MSMs that will provide a user interface for the information produced by other modules, and in particular by MAMs produced by WP3-WP6. They will provide dashboard-like interfaces where users will be able of interacting with the results of those other modules.

Deliverables / All deliverables in this work package will be made available in the form of FLOSS software, together with its associated documentation. / D2.1.[a, b, c] MesuraCore-Implementation (month 8, 20, 32) / The development of MesuraCore will be carried out in parallel with the design of the Mesura methodology in WP1. We will follow an iterative approach, in order to get feedback from real usage of the software after each cycle to take this into account in the next version. The first version will be produced as soon as possible in order to allow other work packages to already start their activities based on this initial version. / D2.2.[a, b, c] MSM-Extraction (month 8, 20, 32) / The deliverable after the first cycle will contain some basic MSMs for data extraction, compatible with the MesuraCore of D2.1. The deliverables after the next cycles will include MSMs for more data sources. The different releases of it will be delivered in synchronization with D2.1.x. / D2.3.[a, b, c] MSM—Visualization (month 8, 20, 32) / The deliverable after the first cycle will contain some MSMs for data visualization, compatible with the MesuraCore of D2.1. The different releases of new MSMs will be delivered in synchronization with D2.1.x. / D2.4.[a, b, c] MSM-Analysis (month 8, 20, 32) / The deliverable after the first cycle will contain basic MSMs for statistical and analysis, compatible with the MesuraCore of D2.1. After the second cycle, those will be complemented by more MSMs, for each new type of statistical analysis required by MAMs. The different releases of it will be delivered in synchronization with D2.1.x. / D2.5.[a, b] MSM-UserInterface (month 8, 20, 32) / The deliverable after the first cycle will provide MSMs with basic dashboard-like functionality. In the next cycles, that functionality will be improved towards the provision of an actionable dashboard editor. The different releases of it will be delivered in synchronization with D2.1.x.

Work package	3	Start Date or Starting Event				M1
Work package title	CMSM Processes
Participant number	1	2	3	4	5		6	7	8
Short name of participant	URJC	BITERGIA	C12G	AUEB	UMONS		SIG	ECLIPSE	CODETRAILS
Person/months per participant:	10	8	0	3	6		2	0	6

Objectives / The main goal of this work package is to advance the state-of-the art in the analytics of software development processes, defined as an area of interest of Mesura. As a result, it will produce several MAMs applying this advance to support the improvement of the analyzed processes. The activities in the work package will be focused in three problem areas: process mining (reconstruction of how processes are performed, and computing their main parameters), process bad smells (detection of patterns of activity that are more likely to produce error-prone code), and API usage patterns (historical analysis of how APIs are used with the aim of improving them). In addition, the work package will also consider general process metrics, based on the outcomes of previous research. All of this corresponds to objectives OB-ResearchSupport and OB-MAMs.

Description of work / This WP is structured in four tasks, each devoted to a different aspect of process development analytics. For each of them, at least two iterations of a MAM will be produced, taking into account both the new research done, and the feedback obtained from usage. / T3.1 Basic process analytics / This task will focus on the most basic and traditional metrics to track processes, such as time to complete, time until deciding and actors involved for several kinds of processes (fixing reported bugs, adding requested features, reviewing proposed code changes, etc.). The task will be based on current research, and will develop MAM-Process-General, a relatively simple MAM. It will be available early in the life of the project to help in the early testing of MesuraCore architecture, integration between MAMs and preliminary user feedback. / The most relevant analytics considered in this task are shown below. All of them will include snapshot and historical data, individual identification of data for specific events and individual processes (e.g. ticket or code review process), detection of trends and triggering of alerts. / Time-to, such as time to fix or to triage reported bugs, time to discuss feature proposals, time to review proposed changes, and in general, time for transitions between states in the issue tracking or code review system. / Backlog, such as backlog of pending, triaged, in-process, reopened tickets, and in general of tickets or code review processes in any state. / Community metrics, such a number of developers involved in fixing a bug, or of people needed to complete a code review cycle, and specific areas of the project they are working in. / Activity, such as activity on source code artifacts (e.g., source code files churn), "ownership" (who is touching artifacts, and orphaned code that is not touched any longer), or team stability and developer turnover. / T3.2 Process mining / Combining the historical information from a project’s development repositories and related data sources, detailed traces of many of its processes can be found. These traces are suitable for performing process mining on them, with the aim of reconstructing the real procedures that are being used in practice to produce software, and their main parameters. This task will develop models for that reconstruction, and will result in MAM-Process-Mining, a software module for supporting the use of such models for answering specific questions. Some examples of the questions to answer are: how are the bug fixing or code review processes being performed in a project; who is indispensable for those processes; where are the longer delays and bottlenecks in the process; and which of those are the more likely causes of those problems. / As a result of this analysis, MAM-Process-Mining will suggest recommendations such as how to better allocate human resources (e.g., developers) to different parts of the processes, to avoid bottlenecks or unnecessary delays. / MAM-Process-Mining will interface to existing FLOSS process mining tools, such as ProM (built by the Eindhoven Technical University), and will use visualization MSMs provided by MesuraCore, when applicable, so that this task can concentrate on the application of the general process mining techniques to logs of specific software development repositories (such as issue tracking systems or code review systems), or combinations of those. / T3.3 Process bad smells / This task will research process bad smells, and will produce MAM-Process-BadSmells to support in its detection, tracking and avoidance. Similar to the concept of bad code smells (structures in source code which are prone to cause maintenance problems, or to be buggy), process bad smells are patterns in process activity that are prone to cause maintenance problems, or that can be linked to a higher rate of bug introduction. / Through the study of the source code and ticket management systems and the history stored in them, it is possible to trace from a fixing change the exact revision where the error was introduced. Thus, tracing the roots of the errors will lead to the study of patterns of activity that may be more error-prone than others. For example, one can cite the fatigue of volunteers in FLOSS communities that often have to make changes to the source code after a long day of work. Similarly, the stress of deadlines may force developers to work more hours in a day than can reasonably be expected. / To learn about the effect of potential patterns of activity that may lead to introducing bugs, the fixing process in several communities will be studied. This will help to understand how the fixing process is carried out by developers in those communities, which will be the ones of the Mesura use cases. Once the fixing process is well understood, activities related to bug introduction will be studied. By means of the information found at the source code management system, it is possible to determine for a given change in the source code, the author of the change, the point in time when that was committed and the files and source code lines that were "touched". If the change corresponds to code that had to be touched later to fix a bug, we can learn how that bug was introduced. Where useful, the support of MAM-Process-Mining will be used. / Thanks to all this information, it will be possible to study several characteristics of the activity around the introduction of a bug: experience of the developers, structure of the working team and changes in it, number of people touching specific areas of code, timing patterns, etc. / T3.4 API usage / API usage is one of the most common coding cases for developers. But learning how to use an API can be quite cumbersome. Developers new to an API frequently navigate the codebase, read its documentation, write experimental code... and fail. That is, they write code that produces exceptions/stacktraces at runtime or needs constant adjustment until it reaches a stable and working state. / API usage patterns are interesting not only because they help to uncover bugs due to poor API understanding by developers, but also because they may help to improve the API itself. This task will study how APIs are used, which kinds of bugs are being reported with respect to API usage, and will produce a module, MAM-Process-API, for both helping developers to identify both bad practices in API usage, and provide data to know when it is convenient to redesign parts of an API. / This MAM-Process-API will collect statistical data about how developers learn how to use an API, and in particular where they struggle with it, by instrumenting the IDE and looking at commit patterns. Behavioral patterns will therefore be tracked within the IDE, generating interesting insights for API designers, with the support of MAM-Process-Mining when convenient. / The main aim of MAM-Process-API will be to design measures that reveal weaknesses of existing API designs by tracking information like the time spent on reading documentation, code and documentation navigation history, stack traces and the like. These measures could be used to guide API designers to identify parts of the API that need to be reworked and thus assists project managers to plan and allocate resources only for those parts of the API that actually need improvement.

Deliverables / All deliverables will be composed by a document, stating the methodology details, and a software module, to be integrated with MesuraCore. / D3.1.[a, b, c] MAM-Process-General (month 10, 22, 34) / The first iteration of this deliverable will include the integration of an initial subset of available analytics. The second and third iterations will be mainly refinements and improvements thanks to feedback (he same will apply to the ddeliverables below). / D3.2.[a, b, c] MAM-Process-Mining (month 10, 22, 34) / The first version will include the first research results, and a first implementation of the MAM, still not complete but yet functional. / D3.3.[a, b, c] MAM-Process-BadSmells (month 18, 22, 34) / Since this MAM will be partially dependent on MAM-Process-Mining, the first deliverable will be delayed to month 18, to allow for reusing parts of it. This first version will include the first research results, and will be mostly a proof-of-concept module. / D3.4.[a, b, c] MAM-Process-API (month 18, 22, 34) / Deliverables will follow the same schedule and structure than D3.3.x, for the same reasons.

Work package	4	Start Date or Starting Event				M1
Work package title	CMSM Testing
Participant number	1	2	3	4	5		6	7	8
Short name of participant	URJC	BITERGIA	C12G	AUEB	UMONS		SIG	ECLIPSE	CODETRAILS
Person/months per participant:	3	3	0	13	2		3	0	0

Objectives / The main goal of this work package is to advance the state of the art in software analytics related to software testing during software development, and to produce Mesura Activity Modules (MAMs) to let software development projects benefit from that advance. This will be achieved by: / (1) Measuring the adoption of testing practices in the analyzed projects / (2) Measuring test results in the analyzed projects, as these are captured in Continuous Integration tools / (3) Measuring software testability / (4) Integrating the results of the above with product and process analytics / This will cover the main areas of interest about testing: how much testing is being done, what test results reveal about software, how testable the software is, and which interactions are found between testing and testability on one side, and product analytics in the other. / All of this corresponds to objectives OB-ResearchSupport and OB-MAMs.

Description of work / Evaluating how testing is being performed in a project encompasses considering both the testing methodology and actual tests written for a particular project, test results, as well as the testability of a project, which is the ease with which it can be tested. Therefore, software testing analytics cover the following areas: / (1) Test infrastructure, which refers to the analysis of the adoption of testing methodologies and the existence of actual tests, which should be part of the code repository next to the software code. / (2) Test results. Although significant effort is nowadays expended in testing, the results of the process are currently only feeding a direct loop where test failures are used to correct the corresponding source code. This process, although useful and highly successful, misses the opportunity for higher level meta-analysis of the test results. Consequently, Mesura will gather and analyze results from Continuous Integration (CI) platforms, like Jenkins/Hudson, Apache Continuum, Bamboo, CruiseControl, Strider, Travis-CI, in order to collect metrics that can improve the software's development process and quality. Little scientific work has been done in this area, so there is considerable ground to cover. / (3) Testability, which refers to the analysis of the software based on its testability. / Mesura will cover all three areas, based on information about the testing process data from issue tracking systems, source code management repositories, and CI platforms. In addition, it will integrate analytics produced by WP3 Process and WP6 Product, to explore relationships and interactions between these kinds of analysis. / The work package will be structured in four tasks, each leading to the creation of a specific MAM. / T4.1: Test infrastructure analytics / This task will perform analytics to measure the adoption of testing practices in a project. This will include measuring unit tests, the use of testing frameworks and tools, the capture and storage of rest results in a project repository or continuous integration platform, etc. In particular, a first set of testing metrics can include: / Number of tests (total, spanning all test levels) and test density (number of tests per lines of code). / Number of tests per test level (unit testing, integration testing, end to end testing), number of developers per number of tests, and ratio of test writers to developers. / Relationships between number of tests and test density to patterns of distributed software development as shown by pull-requests. / Adoption of testing practices in overall development methodology: unit testing, regression testing, test driven development, or behavior driven development. All of this will be evidenced by the use of tools such as Jasmine, Cucumber, scalatest, JBehave, behave, and many others, that will be scanned in code repositories. / T4.2: Test result analytics / The task will develop a model in which software faults lead to failures, which are uncovered by tests, whose results are logged by the CI platform. The software code and the tests grow dynamically, and can thus result into new logged failures. The corresponding MAM will mine software and CI repositories to obtain triplets of the form (code, test, failure), which can then be analyzed at a more abstract level. / Based on this analysis the MAM can obtain higher-order results and metrics, such as the following: / Low level code constructs that can often lead to failures, and high level code design patterns that can often lead to failures. / Test patterns likely to fail, and hence valuable, or unlikely to fail, and hence may be a waste of effort. / Hot-spots: developers, teams, code segments, modules, and test cases with an abnormally high or low incidence of test failures. / The cost associated with running specific test cases, and expensive test cases that should be run based on some given code changes. / T4.3: Testability analytics / This task will design and implement an analytics suite for measuring software testability, starting from a comprehensive review of proposed testability metrics. The existence of massive data sets, in the form of the repositories of the Mesura use cases, will allow us to evaluate and validate metrics and select the most relevant, based on empirical validation on the repositories at our disposal. / T4.4: Integration with process and product analytics / As Mesura will be building tools and gathering data for performing product analytics, it is important to examine the relationships between the test and testability analytics and the results of those product analytics. For example, "are test infrastructure, test results, and testability metrics related to technical debt, or issue resolution, or process bad smells?" This task will investigate how the output of tasks T4.1, T4.2, and T4.3 relate to the output of work of other tasks in WP6 Product. When convenient, results from other work packages will also be used. The ability to leverage a comprehensive set of metrics is a key feature of Mesura, and T4.4 will exemplify this in the context of Mesura itself.

Deliverables / All deliverables will be composed by a document, stating the methodology details, and a MAM, to be integrated with MesuraCore. / D4.1.[a, b, c] MAM-Test-Infrastructure (month 10, 22, 34) / Full description of test infrastructure metrics adopted in Mesura, including the rationale for their selection, empirical results, and implementation details. The three iterations correspond to improvements and refinements throughout the project. / D4.2.[a, b, c] MAM-Test-Results (month 10, 22, 34) / A MAM that will mine software and CI repositories to obtain triplets of the form (code, test, failure), which can then be analyzed at a more abstract level, in order to obtain higher-order results and metrics. The three iterations correspond to improvements and refinements throughout the project, as well as the iterations of the deliverables below will. / Full description of testing metrics adopted in Mesura, including the rationale for their selection, empirical results, and implementation details. / D4.3.[a, b, c] MAM-Test-Testability (month 10, 22, 34) / Similar to D4.1 but covering the Testability Metrics, it will include the rationale for the triage of the various testability metrics, empirical results, and how implementation factors impact their adoption in Mesura. / D4.4.[a, b, c] MAM-Test-Relationships (month 22, 34) / The data from MAM-Test-Infrastructure, MAM-Test-Results, and MAM-Test-Testability will be analysed and evaluated with respect to other MAMs developed in other work packages in the project. Of particular relevance will be the examination of possible relationships between the MAMs developed in this Work Package with MAM-Process-BadSmells and MAM-Process-Issues. This deliverable will be released in two versions. The timing of the first one will give time to the other MAMs to be implemented, and the second will incorporate the feedback after a period of use, and reflect new research results after having more complete information about the possible correlations.

Work package	5	Start Date or Starting Event				M1
Work package title	CMSM Ecosystem
Participant number	1	2	3	4	5		6	7	8
Short name of participant	URJC	BITERGIA	C12G	AUEB	UMONS		SIG	ECLIPSE	CODETRAILS
Person/months perparticipant:	2	6	0	2	15		2	0	0

Objectives / The main goal of this WP is to assess, predict and improve the health, survivability, resilience, resistance, robustness, and related characteristics of software projects from an ecological, ecosystemic and socio-technical point of view. To achieve this, we will draw inspiration from research in ecology, econometry and social network analysis research, and adapt and combine metrics and statistical or other analysis mechanisms proposed in these fields to advance the state of the art in the analysis of evolving software systems. All of this corresponds to objectives OB-ResearchSupport and OB-MAMs. / To achieve its goal, this WP will produce several MAMs. A first MAM will focus on the definition and computation of these metrics. Another MAMs will use the defined metrics to provide predictive models of how the software will evolve in the future, and a third MAM will provide dashboards to provide suggestions to project managers on how to improve the project’s health through the improvement of some of the computed measures.

Description of work / This WP is structured in three tasks, each devoted to a different aspect of ecosystemic software project analytics. Each task will correspond to a specific MAM, for which at least two iterations will be produced, taking into account both the new research done, and the feedback obtained from using the MAM in practice. / T5.1: Basic ecosystemic metrics / Similar to T3.1 of WP3, which focuses on process metrics, T5.1 will define a suite of metrics that is helpful to get insight in the collaboration and diversification patterns within a software project. The metrics defined in T5.1 will go beyond the traditional software metrics. Instead, we will draw inspiration from metrics used and proposed in ecology, econometry and social network analysis. / The task will be based on currently available research as well as ongoing research. A first version of the MAM implemented as part of this task will be available early in the life of the project to help in the early testing of MesuraCore architecture, integration between MAMs and preliminary user feedback. / The most relevant types of metrics that will be defined and implemented in this task are shown below. All of them will use, as primary data sources, historical project data extracted as part of WP2 from version control repositories, bug trackers, mailing lists and other relevant data sources. The extracted information will comprise information about the evolution of the artefacts themselves (e.g., commits in a version repository, mail threads in a mailing lists, bug reports in a bug tracker) as well as information about the contributors to these artefacts. / Econometrics: Indexes of inequality (such as Theil and Gini) have been used in economics to measure, among others, the distribution of wealth. The same metrics have also been advocated by various researchers to measure inequalities in software projects (inequality in size, in workload, etc.). / Ecological metrics: We will borrow metrics used in ecology to measure diversity, entropy, robustness, resilience and other important ecological characteristics of an ecosystem. In ecology, biodiversity is considered as an important factor to increase the resistance of an ecosystem and its species to external perturbations, as well as its ability to return to an equilibrium after these perturbations. It is our hypothesis that the same is true for software systems as well. The metrics we will define and use here will be based on, and build further upon the research results from the EU project Diversify (http://www.diversify-project.eu) and the ECOS project (http://informatique.umons.ac.be/genlog/projects/ecos/). / Social network analysis metrics: Software systems, when considered as a socio-technical network, have been shown to have characteristics typical for complex systems. For example, they often form scale free networks with power law behavior, and they exhibit the small-world characteristic. Because of this, we will consider a range of metrics used for measuring complex systems and social networks. Examples of these include centrality indexes (such as closeness, betweenness, and many others), clustering coefficients and many more. / T5.2: Predicting project health and survival / Using the suite of metrics defined in T5.1, this task will compute and assess models to predict the future health and survival of a software project. The task will also provide the necessary methodology to come to such a predictive model. The proposed methodology and models will be parameterizable, in order to adapt them to different contexts of use. / T5.3: Suggesting improvements to the software project / Using the suite of metrics defined in T5.1, this task will provide guidelines and suggestions to improve the health and survival of a software project within its ecosystem. The task will also provide the necessary methodology to come to such guidelines. The proposed methodology and guidelines will be configurable to different contexts of use.

Deliverables / All deliverables will be composed by a document, stating the methodology details, and a software module, to be integrated with MesuraCore. / D5.1.[a, b, c] MAM-Ecosystem-Metrics (month 10, 22, 34) / The first iteration of this deliverable will include a definition and justification of all proposed metrics, and an implementation of this metrics suite. The second and third iterations will be mainly refinements and improvements thanks to feedback received both from the research community as well as from the practical use of the metrics in the use cases of WP8. / D5.2.[a, b] MAM-Ecosystem-Prediction (month 22, 34) / Since this MAM has as prerequisite a stable version of the MAM of D4.1, a first iteration is only expected after the second iteration of D4.1. A first version of this MAM will include only research results and predictive models of project health based on the metrics of D4.1. The second iteration will include actual software implementations and parameterizable predictive models, and will reflect both new results from research and feedback obtained from researchers and the use cases of WP8. / D5.3.[a, b] MAM-Ecosystem-Improvement (month 22, 34) / Since this MAM has as prerequisite a stable version of the MAM of D4.1, a first iteration is only expected after the second iteration of D4.1. A first version of this MAM will include only research results and predictive models of project health based on the metrics of D4.1. The second iteration will include actual software implementations and parameterizable predictive models, and will reflect both new results from research and feedback obtained from researchers and the use cases of WP8.

Work package	6	Start Date or Starting Event				M1
Work package title	CMSM Product
Participant number	1	2	3	4	5		6	7	8
Short name of participant	URJC	BITERGIA	C12G	AUEB	UMONS		SIG	ECLIPSE	CODETRAILS
Person/months per participant:	2	3	5	5	3		14	0	0

Objectives / The main goal of this WP is to advance the state of the art in the analytics of software products by: / (1) channeling existing software product analytics techniques into reusable components, / (2) relating product measurements to process, ecosystem, and testing measurements / (3) developing additional analytics capabilities that combine process measurements with information from analytics components that target processes, ecosystems, and testing. / This will lead to a set of MAMs to be plugged into the MesuraCore platform that leverage valuable techniques from the state-of-the-art to allow novel perspectives on product quality per se and on product characteristics in relation to the other measurement areas covered by Mesura. / All of this corresponds to objectives OB-ResearchSupport and OB-MAMs.

Description of work / The tasks of this WP are each aimed at designing, implementing, and validating a specific set of MAMs, following the iteration rhythm of the entire project. Some more basis MAMs can be released in early iterations, while more advance MAMs will involve targeted research in early iterations, followed by releases of MAMs in a later iteration. / T6.1: Leverage basic product analytics / This tasks focuses at reusing a wide range of existing techniques and tools regarding basic product measurements and make them reusable within the Mesura platform. Examples of basic product measurements are various metrics for code volume, complexity, coupling, and duplication. These metrics have general applicability and are widely accepted to be valuable basic ingredients for product analytics. We will aim to reuse existing implementations of metric extractors by wrapping them into a MAM, and by interfacing via it to external systems such as Sonar. / T6.2: Leverage advanced product analytics / This task focuses at providing advanced product analytics that combine the information from basic product analytics into complex models for higher-level product quality characteristics. A MAM will be developed to measure the "maintainability" characteristic of software products as defined by the ISO 25010 standard, reusing knowledge from existing approaches to such complex models, as embodied for example in the SIG maintainability model. Other characteristics such as "security", "usability", and "reliability" are also candidates for being included in the MAM. / T6.3: Product Ecosystem and Process / This task focuses on creating synergy between product, ecosystem and process analytics. In particular, we will integrate product analytics for ecosystems of components with analytics of software development process, so that their stakeholders can have complete views of the full landscape. As an example, development teams interacting together with specific software development processes in the context of a given components ecosystem will be analyzed. / This will allow for example to map product metrics such as quality into calculations of repair effort (also known as "technical debt") or highly maintained areas of the source code (also known as "technical interest"). In addition, this also helps to understand how those actions are related to the community producing software and risks associated to their activity in the source code in terms of sustainability, performance and evolution and how this affects the quality and maintenance of the source code.

Deliverables / All deliverables will be composed by a document, stating the methodology details, and a software module, to be integrated as a MAM with MesuraCore. / D6.1.[a, b, c] MAM-Product-BasicMetrics (month 10, 22, 34) / A MAM that provides basis metrics such as LOC, Complexity, Duplication, and Coupling. The first iteration of this deliverable will include the integration of an initial subset of available analytics. The second and third iterations will be mainly refinements and improvements thanks to feedback. Since the first iteration, a version of this MAM will be capable of extracting most of those metrics from SonarQube. / D6.2.[a, b, c] MAM-Product-Maintainability (month 10, 22, 34) / A MAM that implements complex product quality measurement models for ISO 25010 characteristics such as "maintainability" or "security". The three iterations of this deliverable will provide a functionality equivalent to the one scheduled for D6.1.x. / D6.3.[a, b] MAM-Product-Process-Ecosystem (month 22, 34) / A modular activity module (MAM) that implements a complex measurement model for productivity, efficiency, technical debt, and technical interest linked to the risk exposure of the source code to the evolution of the software development team. The first iteration will provide the first version of the metrics, while the second will incorporate the feedback received after its use.

Work package	7	Start Date or Starting Event				M1
Work package title	Standard & Interface
Participant number	1	2	3	4	5		6	7	8
Short name of participant	URJC	BITERGIA	C12G	AUEB	UMONS		SIG	ECLIPSE	CODETRAILS
Person/months per participant:	6	8	5	2	3		3	1	6

Objectives / The main objectives of this work package are two: / To standardize the main results of the project (namely, the Mesura Methodology produced in WP1, the Mesura Support System produced in WP2, and most of the MAMs produced by work packages WP3-WP6. / To interface the Mesura Support System to several well known systems used in software development, as a demonstration of how such an integration is possible, and to add value to the platform in the view of developers, by lowering the entry barrier to use it. / These objectives correspond to OB-Interfacing and OB-Standardization.

Description of work / This work package is structured in two tasks, each devoted to one of its two main objectives: / T7.1 Standardization / This task will start with the second cycle, once work packages WP1 to WP6 have released their first results. Starting at that moment, the open collaborative platform used by the projects will be the basis for converting evolved versions of the components and documents releases by those packages into materials agreed by consensus in the Mesura Community, that will be the basis for the final standard. This task will also work to ensure availability of interim and final versions of all components of the standard (documents and software), so that they can be really used as reference materials by the Mesura community. / Although the standardization process is not intended to be carried via one of the traditional standardization organizations, the convenience of following at some point on of those formal processes will be studied. / T7.2 Interfacing / This task will develop MSMs for interfacing the Mesura Support System to some tools widely used by software developers. By designing and implementing such modules, the path to interface the Mesura Suport System with other tools will also be explored and shown as an example to interested third parties. / There are two tools that have been identified for interfacing: / Eclipse IDE. The Eclipse IDE is well-known and extensively used by many software developers. It features plugins, such as MyLyn, specifically oriented towards providing a task-driven user interface, which works well with many common software development tools, from issue tracking to source code management systems. In this task, an Eclipse plugin will be developed so that most of Mesura functionality will be available from within the Eclipse IDE. / SonarQube, an open platform to manage code quality. It has a pluggable structure, where plugins can provide new parameters and metrics to the rest of the system. Mesura will be interfaced by producing such a plugin, so that analytics produced by MAMs are available within the SonarQube environment. / In both cases the semantic REST interface provided by MAMs will be used as the base for the interfacing. When possible, visualization MSMs running inside Eclipse or SonarQube will also be reused.

Deliverables / All deliverables will be composed by a document, accompanied in the case of the standard by the reference implementations of all Mesura components, and in the case of the interfacing deliverables by the implementation of the corresponding MSMs. / D7.1.[b, c] Mesura Standard (month 22, 36) / The first version will be based on the results of the first development cycle, and will consist of an improved version, after the consensus procedures, of those results. From the point of release, those will be considered the current reference documents and implementation of Mesura. The second version will be produced at the end of the project, and will be based on the final results of WP1-WP6. This will be considered the Mesura 1.0 Specification and Reference Implementation. / D7.2.[a, b, c] Eclipse plugin (month 10, 22, 34) / A MSM which will act as an Exlipse plugin, giving access to most of Mesura functionality. The first release will be mainly a proof of concept, while the other two will be completely functional. / D7.3.[a, b, c] SonarQube plugin (month 10, 22, 34) / A MSM which will act as a SonarQube plugin, giving access to most of Mesura functionality. The first release will be mainly a proof of concept, while the other two will be completely functional.

Work package	8	Start Date or Starting Event				M1
Work package title	Use
Participant number	1	2	3	4	5		6	7	8
Short name of participant	URJC	BITERGIA	C12G	AUEB	UMONS		SIG	ECLIPSE	CODETRAILS
Person/months per participant:	2	4	10	2	2		4	8	0

Objectives / This work package will run of use cases and validation of the technology developed by the project in real-world scenarios, both with members of the Mesura consortium, and with selected third parties. The final aims of the project are twofold: to get feedback and data for validation of the technology after real-world deployments, and to test the strategies for fostering adoption of the tools once a project decides to use them. These correspond to objective OB-RealUse.

Description of work / This work package is structured in several tasks, one per use case for the "main" use cases, and another one for the final external use cases. In addition, a support task will produce the strategies, deployments and documents common for all use cases. For the main use cases, at least two deployments will be performed, after the intermediate results from the project are ready. For two of them, three deployments will be performed, to have early testing for the first version of MesuraCore and the first available MAMs. / Each use case will start with the identification of the development repositories of each project, and the deployment of the infrastructure for retrieving their information and setting up continuous updating of the information. The development methodology and practices followed by the project will also be studied, and the specific MAMs of interest will be defined with the project stakeholders. An strategy for getting feedback and for tracking usage will also be put in place. / For each deployment, a complete version of the MesuraCore and MAMs will be installed forming the support infrastructure for the use case, which will be as real as possible. It will also include the preparation of specific documentation according to the practices of the project, and the strategy for getting feedback. / This work package will therefore be synchronized with results of WP1-WP6, and will provide feedback that will be used by them for each next release cycle. / T8.1 Support activities / This task will be in charge of the activities common to all use cases. Before each deployment cycle, it will produce the documents and strategies for helping the project in adopting the methodology and tools, and for capturing feedback and tracking usage. It will also be in charge of all common aspects of deployment, such as maintenance of a common infrastructure. / From the technical point of view, this task will be responsible for deploying and maintaining the Mesura Support System for running each of the use cases, updating it when new release cycles produce new versions of the software. All the metrics and analytics mentioned in the rest of tasks will be drawn from MAMs running in this deployment. / T8.2 OpenNebula use case / This task will be in charge of running the OpenNebula use case. This use case will be an in-depth testing of Mesura results. Since the OpenNebula community is leaded by C12G, most of the use case will in fact be run by C12G employees, that will test and provide feedback for all the MAMs that they can use. The testing will be performed in the open, so that other contributors and stakeholders of the community can also access to the information, and provide feedback. / Since this use case is relatively controlled both in terms of size and strong relationship with the project, it will be used to have as much feedback as possible, and provide the basis for the more open use cases in T8.3, T8.4 and T8.5. / T8.3 Eclipse use case / This task will be in charge of running the Eclipse use case, which will be split in several parts: / (1) A generic use case, addressing the needs of the Eclipse community at large. It will improve the public reporting of the Eclipse Foundation, which is now served by the Eclipse dashboard, https://www.eclipse.org/dash/ . This global part will provide reporting about all the areas (process, ecosystem, product and testing) covered by Mesura. / (2) A more detailed use case, that will be specifically tailored for the project developers (committers, in Eclipse terminology). It will be aimed to evaluate how to improve the project, and more specifically to track current and past status in term of time-to, well-being of the community, metrics to learn about the adoption of testing in their development methodology and advanced product metrics. / (3) A specific use case will be carried out with the members of the PolarSys Eclipse Industry Working Group, http://polarsys.org/ , created by large industry players and by tools providers to collaborate on the creation and support of Open Source tools for the development of embedded systems. This use case will include metrics related to the sustainability of the ecosystem to enable long term support, to the quality or stability of the software, to the prediction of project health and survival, ecology metrics, and advanced product metrics. / This three layer deployment will deploy the innovations of the Mesura project to the different type of members of the Eclipse and PolarSys communities: technology adopters will get an overview of the metrics that help them select the right component, project committers will get reports that help them improve the project, and PolarSys members will get information to help qualify the project regarding to deployments in demanding industrial contexts like embedded systems development. / T8.4 External FLOSS community use case / During the first stages of Mesura, an agreement with at least one large, well known FLOSS community will be reached, so that Mesura can run a use case with them, including the deployment of a complete version of the Mesura Support System during the second year, and the extraction of extensive feedback from their community. To this end, Bitergia has already established contacts with several projects (some of them are currently their customers), that have expressed their interest. This use case will be also a part of the strategy on involvement of third parties, and will run during the second and third years of the project. / T8.5 Non-FLOSS industry use case / During the first stages of Mesura, an agreement with at least one representative company doing non-FLOSS in-house development for carrying out a use case of the Mesura results. The use case will be run during the second and third years of the project, and will include a deployment of the Mesura Support System. SIG has already established contacts with some of their customers, who have expressed interest in participating in this use case. / T8.6 Final external use cases / During the third year, and in combination with the strategies for the involvement of third parties, some other (at least two) use cases will be run. Those will be selected during the second year, and will help to better refine the results of the project, and also to study the usefulness of the system for parties that had little relationship with the design of the Mesura Methodology and support systems.

Deliverables / D8.1.[a, b, c] Use-Case-Support (month 10, 22, 34) / Documents for the setting up and run of use cases, updated for each release cycle, and deployments of the Mesura Support System for each of the use cases. In fact, documents will be ready at least 6 months in advance of the formal delivery date, in draft form, to be used in the use cases themselves. The formal deliverables will include improvements and changes deemed convenient during their use, and will be the basis for the drafts of the next iteration. Each deployment of the support system will be done when possible, and incrementally updated as new components are available, or new versions thereof are released. / D8.2.[a, b, c] Use-Case-Eclipse (month 12, 24, 36) / Documents capturing the experience of the Eclipse use cases, including the structured and analyzed feedback obtained from them. Each release of the deliverable will correspond to one iteration of the experience. / D8.3.[a, b, c] Use-Case-OpenNebula (month 12, 24, 36) / Documents capturing the experience of the OpenNebula use case, including the structured and analyzed feedback obtained from it. Each release of the deliverable will correspond to one iteration of the experience. / D8.4.[a, b] Use-Case-FLOSS (month 24, 36) / Documents capturing the experience of the FLOSS use case (T8.4), including the structured and analyzed feedback obtained from it (as deliverables below also will). / D8.5.[a, b] Use-Case-nonFLOSS (month 24, 36) / Documents capturing the experience of the non-FLOSS use case (T8.5). / D8.6.a Use-Case-External (month 36) / Document capturing the experience of the final external use case (T8.6).

Work package	9	Start Date or Starting Event				M1
Work package title	Involvement
Participant number	1	2	3	4	5		6	7	8
Short name of participant	URJC	BITERGIA	C12G	AUEB	UMONS		SIG	ECLIPSE	CODETRAILS
Person/months per participant:	5	2	6	2	2		2	8	3

Objectives / This work package has four key objectives, corresponding in part to objective OB-ExternalInvolvement: / (1) To facilitate the collaboration of all Mesura partners, by providing the infrastructure for making this collaboration easy and convenient. / (2) To proactively support dissemination of the Mesura outputs, both by using the 'classical' approach (website, events) and by spreading results and tools availability to the Mesura Community and the actors involved in the use cases (WP8 Use). / (3) To facilitate the involvement of third parties, not directly part of the consortium. This involvement will be focused on researchers, FLOSS developers desiring to contribute to the results of Mesura, practitioners interested in using its results, and consortia, FLOSS communities and companies desiring to use Mesura for their own projects. / (4) To promote, support and nurture the Mesura Community, composed by all parties interested in the sustainability of Mesura after the end of the funded period, and managed as a FLOSS community.

Description of work / This work package is structured in four tasks, each devoted to one of the main objectives. / T9.1: Setting up a collaborative platform / The goal of this task is to set up a platform to facilitate the collaboration, communication and information sharing between the project partners. The same platform will also be used as a basis to share the Mesura project results with other researchers and practitioners. / It also involves the agreement upon common data formats and database structure for extracting, manipulating and sharing the data to be analyzed. The project will also select and deploy (or use as a service) a collaborative infrastructure (including a website, wiki, mailing list, source code management repository, bug tracker and related tools) for use by the project partners (at the beginning of the project) and the Mesura community as a whole. / T9.2: Dissemination / The aim of this task is to establish and support several dissemination lines: / (1) A web space for dissemination, clearly linked to the collaborative platform, or maybe a part of it. This will aimed to be the landing place for any interested party in getting up to date information about the project and its results. The usual presence in social networks and community sites will be an integral part of this line. / (2) Dissemination channels through FLOSS communities and customer channels. The link provided by some partners to some powerful FLOSS communities will allow for the use of their channels to disseminate information about the results of the project. The same can be said about the customer channels of the industrial partners. All of them will be used as the basis for a complete dissemination strategy, based in presence in these channels, presence at events, organization of webinars, etc. / In addition, this task will provide support to other dissemination activities, such as those related to the scientific dissemination (contribution to conferences, scientific papers, etc.). / T9.3: Promoting involvement of third parties / The goal of this task is to convince and support third parties, not directly involved in Mesura, to use, test and provide feedback on the scientific results, tools and methodological support provided by Mesura. Third parties can be of different types, and specific support will be provided for each type of third party: / FLOSS consortia or foundations desiring to take-up the ideas proposed by Mesura, and to contribute interfaces with their own development infrastructure. / Individual FLOSS developers desiring to contribute to the tools produced by Mesura. Their involvement will be favored by making all tools developed by Mesura as open source, and by reusing existing open source tools as part of Mesura. / companies desiring the apply the Mesura tools and methodological support in their ongoing software projects. If appropriate, they will be involved in “external” use cases as part of WP8. / T9.4: Develop the Mesura Community / This task will make all the effort possible to support the creation and growth of the Mesura Community as a FLOSS community. The participation of the Eclipse Foundation in the consortium will ensure the availabilty of the needed expertise. The Mesura Community will have the option to establish itself as self-hosted FLOSS community, or as a project or a specific working group hosted by a global community like Eclipse. / Since 2009, the Eclipse Foundation started to create Eclipse Working Groups in order to apply the good practices of managing Eclipse FLOSS projects to new domains like Internet of Things (the IoT working Group), Open Source tools for Embedded Systems (the PolarSys Working Group), Location aware technologies (with the LocationTech Working Group), and others. Both becoming a Eclipse project and forming a Eclipse Working Group will be options that will be open to the Mesura Community as ways of reinforce its sustainable. The final decision will be taken by the Mesura Community itself. / In any case, the Eclipse Foundation Europe will lead this task to help the project partners select the community that best fits their needs, and to help with the project or working group creation process. The project plans to establish the Mesura Community no later than month 8, and to start the actions toward this establishment as soon as the project starts.

Deliverables / D9.1.[a, b] Collaborative-Platform (month 4, 12) / The deliverables will be a collaborative platform for use by the project partners (covering the needs of T9.1) and for dissemination purposes (covering the corresponding needs of T9.2), and an agreement on a common format for data interchange. The second iteration of the platform will be an improvement of it, after the first months of experience of use. / D9.2.[a,b,c] Involvement-Means (month 8, 24, 36) / The first release of the deliverable will be a detailed plan (document) and a set of communication channels established to carry out the dissemination activities (T9.2), and the activities oriented towards the involvement of third parties (T9.3). The second releases will be an updated version of the plan and means. The third release will be the plans and means for continuing dissemination, and pursuing third party involvement, after the end of the funded period, on behalf of the Mesura Community. / D9.3 [a,b,c] Mesura Community Plan (month 6, 22, 36) / This will be the document stating the guidelines for establishing and managing the Mesura Community as a FLOSS community. The first release will be the initial plan, and second and third releases will be updates of it. Those latter releases will be contributed and approved by the Mesura Community itself, including members not part of the Mesura Consortium.

Work package	10	Start Date or Starting Event				M14
Work package title	Exploitation
Participant number	1	2	3	4	5		6	7	8
Short name of participant	URJC	BITERGIA	C12G	AUEB	UMONS		SIG	ECLIPSE	CODETRAILS
Person/months per participant:	1	4	1	0	0		5	1	2

Objectives / This work package is aimed at objective OB-Exploitation. The overall goal of this WP is to ensure the exploitation of the project results both by Mesura members and by external parties. In line with the objectives of the project, this includes exploitation by FLOSS communities and companies, but also by the software industry at large, assuming they will be interested in adopting the Mesura Methodology and the Mesura Support System. The activities in this work package include preparatory work for exploitation, such as identifying and elaborating exploitation opportunities, as well as supporting work to remove obstacles to successful exploitation. It will also have as an objective to plan for the sustainability of the technology, as a FLOSS community project, after the end of the funded period.

Description of work / This WP is divided into three interrelated tasks. Tasks 10.1 and 10.2 are related in the sense that exploitation by FLOSS communities and the industry will enable higher cross opportunities. Task 10.3 is important to support exploitation by both FLOSS communities and the industry. Al the activities in this work package will be coordinated with the Mesura Community (WP9 Involvement), which will be a key actor in both exploitation and sustainability strategies. / T10.1 Exploitation by FLOSS communities / The results produced by Mesura will be ready to be integrated in the software development process of FLOSS communities, as will be validated in some of the use cases (WP8 Use). The communities selected for these use cases (initially Eclipse, with more than 600 different subprojects, and OpenNebula with a large community of developers) will have direct experience of the benefits enabled by the Mesura technology. Drawing on this experience, detailed exploitation plans will be designed for this kind of communities, so that a clear path to the adoption of the technology is shown. / T10.2 Exploitation by industry / The goal of this task is to design and strategy, and start to implement it, to promote the exploitation of the Mesura results by the software industry at large. The basis for this strategy will be the design of business models for the partners interested in exploitation (SIG, Bitergia, Codetrails), including an agreement between them to have common exploitation plans after the end of the funded period. This is not expected to be difficult, since those companies already have successful business models, compatible with those envisioned for exploiting Mesura, based on only a subset of the functionality that the Mesura technology will offer. The exploitation strategy will also be founded on the sustainability of the Mesura technology, addressed by T10.3, and in the activity of the Mesura Community (WP9 Involvement). / T10.3 Sustainability of the project as a FLOSS project / Mesura considers that ensuring the sustainability of the technology after the end of the funded period is an integral part of the work to be carried out. The strategy for this to happen is based on two legs: (1) the Mesura Community, and achieving an early involvement by third parties; and (2) having some key companies offering commercial services for the technology (T10.1), and some FLOSS communities using it, which will act as interested stakeholders and showcases (T10.2). / This task will develop a sustainability strategy based on the experience of the partners with string involvement in FLOSS communities (Eclipse, OpenNebula and Grimoire), and considering joining larger, existing communities (such as Eclipse) as an open option.

Deliverables / D10.[a,b] Exploitation plan (month 24, 36) / It will include the exploitation plans for FLOSS communities, for industry at large, and for the sustainability of the technology after the end of the funded period. A first iteration of the document will be produced to receive feedback after open discussion in the Mesura Community, that will lead to the final version.

Work package	11	Start Date or Starting Event				M1
Work package title	Management
Participant number	1	2	3	4	5		6	7	8
Short name of participant	URJC	BITERGIA	C12G	AUEB	UMONS		SIG	ECLIPSE	CODETRAILS
Person/months per participant:	15,5	1	1	1	1		0,5	0,5	0,5

Objectives / The overall management of the consortium and the project, monitoring and keeping control over the project's progress including the reporting of delays or other problems related to work packages.

Description of work / An on-going priority will be to provide useful and timely feedback to the ICT Programme, to support both programme planning and the activities of individual projects and networks, taking into account of the Commission's own views on what types of input and support are appropriate and of most value. / A web-based monitoring system and project management tool will be used to monitor and control the progress of the work packages, taking into account deliverables and results in order to efficiently maintain and manage the timeliness of the project as a whole. / Project meetings will be held at regular intervals and at key milestones in the project. Project reviews and audits will be carried out in order to monitor the project’s progress and compliance with quality standards. / The project will report to the EC as follows: / A progress report every six months. This report will detail the activities during the reported period, the status of work packages and deliverables, the deviations from plans and the corrective measures taken to overcome those problems, the effort devoted by each partner to project activities during the reported period, updated plan for the dissemination and exploitation of results, etc. / Three annual reports will be delivered comprising activity tasks (detailing all the activities of the reporting period, such as the progress of work towards objectives or achievements, and putting them in the context of the evolution of the project, etc.); management tasks (detailing meetings during the period, evolution of the effort devoted by partner, main decisions taken, deviations and corrective measures, etc.); and the financial distribution between beneficiaries. This will include an updated plan for the dissemination and exploitation of results. / Final report at the end of the project. This report will show the outcomes of the project, and will put into context the information of each annual report. In addition, a final publishable summary report and a plan for the use and dissemination of foreground will be also delivered. / The project coordinator will be responsible of the merging and edition of the result, deliverables and documentation provided by the partners to produce consolidated reports for the consortium.

Deliverables / D11.1 Monitoring system (month 36) / D11.2.n Progress report (1-6), every six months (months 6, 12, 18, 24, 30, 36) / D11.3.n Periodic activity report (1-3), one per year (months 12, 24, 36) / D11.4.n Periodic management report (1-3), one per year (months 12, 24, 36) / D11.5.n Periodic report on the financial distribution between beneficiaries, oner per year (months 12, 24, 36) / D11.6 Final activity report (month 36) / D11.7 Final management report (month 36) / D11.8 Final report on the distribution of the community financial contribution (month 36) / D11.9 Final publishable summary report (month 36) / D11.10 Final report on the use and dissemination of knowledge (month 36)