**EXHIBIT A-6**

**STATEMENT OF WORK #6**

**To the Consulting Agreement dated February 26, 2013 between Mozilla Corporation and ZURB, Inc.**

|  |
| --- |
| **Term** |
| Start Date: | **May 11, 2015** |
| End Date: | **June 26, 2015** |
| **Description of the Services** |
| **Overview:** Contractor will work with Mozilla to redesign the way it presents Mozilla to the world on [www.mozilla.org](http://www.mozilla.org). In doing so, it will incorporate the MozID visual identity and create a updated narrative to help site visitors more easily understand what Mozilla believes in, what Mozilla creates and thus help forge deeper relationships between people and Mozilla.Project details are described in more detail in the proposal attached as Attachment 1 (the “Proposal”). To the extent any term of the Proposal conflicts with any term of this SOW or the Agreement, the terms of the SOW and/or Agreement shall control. **Services and Deliverables:**Services and Deliverables described in the Proposal will be delivered on the schedule provided in the Proposal.**Mozilla contact:** **Consultant contact:** John Leenane [john@zurb.com] |
| **Fees and Payments**  |
| **Total fees and expenses not to exceed** | $49,000.00 |
| **Flat fee** | $49,000.00 |
| **Payment Due Date Payment**  | **Invoice Date** | **Payment Amount** |
| Payment #1 | Execution of this SOW  | $24,500.00 |
| Payment #2 | Mozilla’s acceptance of all Deliverables described in Weeks 1-3 of the “Services and Detailed Timeline” section of the Proposal  | $12,250.00 |
| Payment #3 | Mozilla’s acceptance of all Deliverables described in Weeks 4 -7 of the “Services and Detailed Timeline” section of the Proposal | $12,250.00 |
| **Additional Terms** |
| * This SOW is governed by and made a part of the Agreement.
* Any terms included in any document that is not a part of this Agreement are superseded by the terms of the Agreement and this SOW and are not binding.
 |

**MOZILLA CORPORATION: CONSULTANT:**

**Signature: Signature:**

**Name: Name:**

**Title: Title:**