Progress Report
Wellington Peoples Centre Internet Application development
15 Jul 2010

Illustration 1: Architecture
Illustration 8: Find Organisations
hgjhgjhgjIllustration 3: Profile Addressing

# Abstract
This report explains in detail the progress of the web site redevelopment. What is being achieved, current working progress, projected future work effort and options for reducing or recovering the time and investment required.
While progress is being made it mainly parts of the system that are typically less visible to the user – essentially foundational work analogous to big hole in the ground that appears for four to six months then suddenly over eight weeks a building appears on top. I have to admit that I expected to be finished this development by now however work on the CRM Security Adapter, CRM Security Services and UI Services layers has proven to be more time consuming that originally envisaged We were thinking the original period of work would equivalent 6 months full-time. At the time we started we were examining Civicrm (which is used on the green party web site). At the time there was very strong interest in having the website support WPC Memberships and our communication with them. Civicrm has some useful features, some of which I'm working to replicate. This is so the website can support WPC Memberships as well as the Benefit Fact File. Which are not only useful for BFF but WPC too.
Based on a current estimate of work I expect 6 to 9 months of work. We will be in a strong position to WPC manage memberships online and the may be reduced by getting some student or open source community involvements.

# What works (mostly)

## Profile Creation
The system can create a user profile and modify a profile from user input
### Database Services Supporting User Profiles.
The basic services for creating updating user profiles
### Organisation Profile
A suitably authorised (Admin Role) user can enter an organisation into the system.
This will be important because many subscribers use the benefit fact file for work and the organisation often pays for it. We will also need to manage our own profile on the site which will includes the service we offer including the Benefit Fact File.
## Security Authentication and Authorisation
### User Authentication
The user authentication services are working in terms of the primary goal of ensuring that users have authorisation to use secure areas of the application.
### Role Authorisation
Privileges and permissions applicable to a role are included in the include in the user's sercurity information and used in security decision making.
### User Authorisation by Role Assignment
Users can be included in security roles so they can be authorised according to the permissions associated with the role. Most of the information for controlled access to specific information and feature is loaded ready for use by Secure Application Services
### Role Based Permission Management
Assigning role users and groups
Assigning permissions to roles.

## User interface capabilities
This is mostly where we need it to be there are some nice to features we can build.

# Focus of the development to date
## Security
### CRM Security Services
This layer provides the ability to ensure that a user authenticated and authorised to view and change information or undertake any any action where private information is involved.
### Admin Tool
This is for administering the application. It still needs work to manage group and user permission. Much of the software components are in place for this however the user interface for this needs to constructed.
## Application Services
This layer is responsible for carrying out actions requested by application users(add an address to my profile).
## CRM Data Access
This layer is responsible extracting information from the database and committing changes to the database(e.g. Read and update user profile or the profile of the organisation they work for)
## JSBAL UI Framework
This provides features that we can and have used in the development. It is require because we need a light weight mechanism for providing the features this framework provides. We could have used dojo but is uses 3 to 4 times the bandwidth and over 9Mb to store on the server jsbal is less than 0.2Mb.
Features include
TabControl
CalendarControl
TreeView
OptionPane (for dialogue boxes)
This technology is constructed in Javascript.. It's development is complicated by the dynamic nature of the environment (the various browsers that we are supporting having idiosyncratic behaviours – especially Internet explorer which tends ignore W3C standards in inconvenient places). Supported browser Internet Explorer, Mozilla Firefox and Apple Safari. A recent example is where recent changes were introduced in 4 days with support for Mozilla that then took 10 days to make work in Internet Explorer.
# Work in progress
## Security Sevices
### Secure Task Authorisation
The system isn't yet picking up all the permission information of specialized objects yet.
Some objects(e.g. Individual profile) are defined as a specializations of more general type of object(E.g. Contact). When examining the permissions of such an object, some permissions may applicable through inheritance from the generalised object. This means if a user is authorised to create a new contact that same permission should allow the user to create an individual profile.
### User Authorisation
#### Peer to Peer Authorisation
Where subscriber grants or revokes permission for someone else to access their information
#### Managed Authorisation
Where an administrator grants or revokes permission to someone else to access information in the system.
### Group Authorisation
Groups can be included in security roles so that members of the group can be authorised according to the permissions associated with the role
### Profile Security Control
#### Authorising Users to manage their organisations.
Either I need to build the functionality for programmatically granting access invoking it when creating the organisation profile, or build functionality for identifying the “owner” and granting permissions from an “owner” role.
## User Interface Services
### OptionPane
#### Dragging
Allow the user to move a dialogue box rather than it being in fixed position in the middle of the window which tends to obscure things the user might want to see..
#### Modeless Operation(optional)
 Allow the user to work with more than one dialogue box at a time.
#### Minimizable (optional)
Allow the user to shrink a dialogue box like a window
#### Maximizable (optional)
Allow the user to expand to fill the browser client area.

# BFF Critical Path
## Subscription Management
### Subcription Type Management
This describes types of subscription offer by us
### Subscriber sign up
This allows users to subscribe. Also accept payment by visa/master card and immediately enable a subscription period which required to authorise access to published subscribed resources.
### Subscription Renewal
Accept Payment by visa/master card and enable new a subscription period.
## Pricing management
Allows us to manage charge for subscription and other services.
## Invoicing
Generation and entry of invoices
## Receipting
Manual entry of receipting which includes processing triggered by full payment.
## Payment
## Peer Authorisation
Organisations of have situations where the person who sub scribes is different to the person who who arranges payments. In these cases we need to allow the subscriber to authorise the other people to access their subscriptions for this purpose. This relies on functionality in the security services layer.
## Purchase Order Requests.
Required by organisational subscribers.
## Email
This is needed to allow the application to send bills and allow users grant authority to grant authority to their accounts payable personnel or funders.
### Template Email Design Feature
A tool for designing email messages
### Create email messaging queue
This allows emails to be queued and sent later since each email takes 5-10 seconds to send we don't want to have a web session hang up while we send around 50 invoice notifications or 800 newletter announcements.
## Configuring Subscription
This should take 1 to 2 week including the design of the communications around the benefit fact file. n n n n n n
# Projected Effort
Based on my current work throughput to date The following estimate includes the accounts for time on another duties and is measured in weeks.

# Ideas for reducing / recovering development cost
The software may be packaged and sold as a product. Its value as a product may be in the region of $800 per unit. If that us what can get for it each unit will pay for slightly less than 2 weeks work.
- Students need projects as part of Level5/6 of studies some of the work could be delegated t a student. VUW and Massey @ Wellington are obvious candidate sources. ComputerPower is also a good source of talent.
- Make the project open source. We make the source code publicly available which means developers can volunteer their effort. The process is controlled by committers who are responsible for ensuring that updates to the software are correct before committing the changes for inclusion.
# Architectural Distribution of Effort to Date
The following illustration shows the architectural dependencies in the system and where I've been working so far, the darker the yellow or orange boxes the more complete the part. Green parts are third party open source dependencies that we use without modification. CRM-Db is a port of the Civcrm database which has required a little modification.

Illustration 2: Organisation Profile

Illustration 4: Profile Emails
Illustration 5: Profile Phones
Illustration 6: Managing Organisations with profiles

Illustration 7: Profile Details

Illustration 9: The Admin tool