Vixie, P. (1999). Software engineering. In C. DiBona, S. Ockman & M. Stone (Eds.), Open sources: Voices of the open source revolution (pp. 91-100). Sebastopol, CA: O'Reilly Media.

Management as continuous oversight
Management to produce & maintain predictability, efficiency, calculability, control
Open source 'management' processes are sudden, sharp-elbowed and authoritative
Management as 'engineering'

The author appears to be aiming to compare and contrast the way software engineering 'should be' done in conventional business, and how it is done in open source projects.

In conventional business, the engineering process is one that reflects a rigorous series of stepwise definitions:

- Marketing requirements
- System-level design
- Detailed design
- Implementation
- Integration
- Field testing
- Support

From 'marketing requirements' to 'detailed design' the primary actors are non-programmers – marketing, management, etc. The first step is to define the consumer audience and what that audience 'wants' (or 'needs').

System-level design is a process of defining 'modules' or component programs of the product(s) and how they interact. This step is not only where the functional units of the program are defined, but also where it is said to become possible to estimate time, effort, resources, costs, etc. to produce the work.

Detailed design is a phase where the technical interfaces, APIs, data structures of each component are to be defined in detail. PERT or GANTT (the author misspells GANTT as GANT) charts are to be done “...showing what work has to be done and in what order, and more accurate estimates of the time it will take to complete each module” (p. 92).

Test plans are also defined at this point.

((These three steps are 'business process' steps intended to allow the organization (noun) to 'organize' or 'be organized' (verb) to accomplish some task.

Presumably, because it's so expensive in time, money and other resources, to do this, it is somehow deemed important that these things have to be 'managed' so as to – hypothetically – make the most of the resources of the company and to project for financial outlays and recovery, to assign bodies to tasks, etc.

The goal is to produce the appearance that fewer guesses are being made. However, while many guesses are made, they are made and inscribed in such a way that they appear to be stable, supportable, and 'manageable.

Much of the organization's effort is in conserving effort for only 'viable' products and then organizing the organization's effort.))

The implementation stage is the programming. The author criticizes the idea that programming is the only thing typically taught: “It's unfortunate that this small act is sometimes the only part of software engineering that is taught (or learned), since it is also the only part of software engineering which can be effectively self-taught” (p. 93).

((I take the authors criticism to mean that management, planning, forecasting, etc. are relatively more important parts of the process than they are treated in 'school' situations. It also shows that this individual is more or less a proponent of top-down authority, division of labor, a more disciplinary and rational approach than otherwise.))

'Implementation' of some program or program fragment is said to be only considered complete when it is shown to be successfully linked and used by some other program/module.

((This would seem to necessitate a sort of parallel programming process, which would provide the manager with more authority to regulate the workers at both a schedule/abstract level and at an actual conduct level.

Management becomes important because the image of how organizational resources are to be managed is considered important. This is a tautological argument – management is important because management of resources is important.))

The 'integration' process involves a linking and coordinating functions of all of the components. This process can't be finished – or sometimes started – until most of the components are essentially done or nearly so.

'Field testing' is a phase that begins internally – people in the organization should be using the systems in their own production work, and working to identify, define and fix problems. Since the programmers are closest to the issues at this point they are said to be directly involved in supporting the testers.

Tests can be only as thorough as the variation of users and their applications. ((This goes to Raymond's comment about the relation of 'number of eyes and shallowness of bugs' – if more people are involved in the process, more bugs will be identified and understood and fixed.))

Regardless, the process is said to 'must have' a tracking and management structure – somebody deciding what bugs are serious enough to be addressed, scheduling, budgeting, etc. resources allocated to fix them, and the like.

((The formal process makes management a special and constantly overseeing activity.))

In describing the testing of software, the author describes technical and external processes that hammer the code with possibilities to try and force errors. This is said to be superior to hand checking simply because it is brute force. It is also a process that requires more organizational resources that have to be managed, scheduled, etc.

((Everything comes down to management))

Open Source Software Engineering

((After the above sections, it seems that the author should be quoting 'engineering' in this section title, because 'engineering' is – at least ostensibly – partially defined by a discrete management process and later in the organization.))

In contrast to the above, the author characterizes open source projects as a 'labor of love' and programmers in open source projects to be primarily motivated by (a) having lots of people use their work, (b) doing the coding, packaging and (c) evangelizing the work. Consequently, there is no expectation that open source programmers will intentionally or planfully do all of the same things as a corporate code shop will do. The author says, however, that many of these things happen in some way.

'Marketing' is something that the author says happens in social venues (a mailing list, newsgroup, etc.) or though informal processes (users implement features in software they use, and send them to the project leader). Consensus among these individuals is said to be sometimes “very nurturing, but it has sharp edges” and that conflict resolution is often not attempted. Essentially, what is agreed upon is what people who are interested in using the product want to have for their own use.

((Taking this as 'marketing' is taking a very loose definition for sure. Professional 'marketers' will be able to similarly indicate that management of the process, systematic review, sampling, etc. are all 'essential' to the work.

So, it appears that open source 'marketing' is a process that orients to the 'needs' or 'wants' of the users. No external 'management layer' is officially involved.

Open source 'management' processes are largely forceful, inward looking and sharp-elbowed. Perhaps it's because they just want to get on with the programming.

It may also be that the 'leaders' of a given project actually are fairly heavy handed 'deciders' who force fit what they want.))

'System design' in open source software is said to be essentially not existent, but rather an emergent thing. “Either the system design is implicit, springing forth whole and complete straight from Zeus's forehead, or it evolves over time (like the software itself). Usually by Version 2 or 3 of an open-source system, there actually is a system design even if it doesn't get written down anywhere.” (p. 97)

The system design can be, as he says, implicit – but this would likely come from other experiences and the way others have solved the problem in the past. Thus, a 'task model' is always in existence somehow, somewhere. If the model is emergent, it is something that becomes cultural – part of the unstated knowledge of experienced users and something that gets passed on through acculturation of new members.

The author makes an oblique criticism and indicates that without such a 'design' process or documentation, the software will probably be somewhat limited.

((In other words, management is implicitly 'needed' for any real job to be completed.))

'Detailed design' is said to be largely dependent on external funding for a product – thus something typically done by specialized people, rather than those typically involved in open source projects. Design documents allow not only the team to know what it's doing (to limit the scope of decision making by members) but also to communicate with other programmers who eventually want to reuse or adjust the code.

((The management and documentation layers of a project are 'overhead' to the programmers, but the author indicates that they're important – gotta have management to be knowing what you're doing and to know what you've done.))

'Implementation' is what programmers want to do. “If one focuses on this one aspect of software engineering to the exclusion of the others, there's a huge freedom of expression” (p. 97).

The author indicates that, typically, open source projects are where programmers experiment with new techniques and ew forms of expression – thus where some weirdness may occur, but also where some breakthroughs may occur and where the programmers can improve their craft.

This is in part possible because there is no overall organization that has rules for particular ways of doing particular things – commenting conventions, variable naming, indenting of the code in particular ways, logic/programming styles, documentation, etc. Informal reviews happen with the programmer and probably with the integrators – the latter being the heavy hand of any open source project that are the final deciders of how things get done.

((There is no absence of management, but rather lots of direction and decision-making – some of it very heavy handed but always unofficial and perhaps scattered.))

The 'integration' of code is given a light description here – implying that it is not a big part of the open source process (this ignores fable of how Linus Torvalds and other project leaders maintain a fairly heavy hand on the process).

It's said to be pretty much a process of making sure the project builds and runs on the systems to which the programmers have access and then dumping it out on a resource site somewhere with readme files.

'Field testing' is unofficial – by users who are brave or desiring enough to actually get the stuff an use it. Having many users from many areas – most of which are capable of getting into the code and actually locating problems if not solving them – is said to be the best available.

((The success of open source software relies on the use by programmers who are willing to hack at it – curious folks who want to learn for them selves as much or more than for the project.))

'Support' in small open source projects is said to be usually quick and personal – where the actual developer fixes it and sends a patch. Larger operations may and probably do take longer in part because of the sheer number of users and bugs being reported.

In conclusion, the aspect of 'engineering' is set up as the prime differentiator between commercial software projects and open source projects. 'Engineering' is left nebulous in this section, but he seems to be talking about the sort of management-oriented efficiency, predictability, calculability and control aspects (I'm obviously taking this from Ritzer) that typify software engineering management and which don't typify open source software project.

Underlined and bold and not bold and not underlined and bold