Weekly Agenda (Week of 4/6/09 - 4/13/09)
Start	Task	Responsible	End
4/7/09	Everyone connected to Server 1 (RSA Keys)	Steve/Butch	4/7/09
4/7/09	Call Jeff Davis RE: DSL Installation	Steve	4/8/09
4/8/09	Get VistApedia db. file	Steve/Butch
4/8/09	Programmer/CAC accept to VistA	Steve/Butch/Valerie	4/7/09
4/8/09	Host files on each machine in office	Butch	4/7/09
4/8/09	Organize and Inventory IT supplies	Valerie	4/8/09
4/8/09	Discuss method for user/customer database	Steve/Butch/Valerie	4/8/09
4/9/09	Mediawiki on Server 1 (Activated and usable)	Steve/Butch	4/7/09
4/10/09	Connect CPRS to VistA/Server 1 (Add Patients)	Steve/Butch/Valerie
4/13/09	Set up intranet DNS Server	Butch	4/10/09

Weekly Agenda (Week of 4/13/09 - 4/20/09)
Start	Task	Responsible	End
4/13/09	Mediawiki on Server 1 (Updated & Posted to VistApedia)	Steve	4/13/09
4/13/09	Get VistApedia db. file	Steve/Butch
4/13/09	Connect CPRS to VistA/Server 1 (Add Patients)	Steve/Butch/Valerie

Weekly Agenda (Week of 4/20/09 - 4/24/09)
Start	Task	Responsible	End
4/21/09	Virtualize Server 0	Butch
4/21/09	Install K12 Linux on dom1	Butch
4/21/09	Test thin clients	Butch
4/21/09	Contact Jeff about DSL service	Steve
4/21/09	Get network hooked up on Server 1	Butch
4/21/09	Move printer to new server	Butch
4/22/09	Get VistApedia db. file	Steve/Butch
4/22/09	Connect CPRS to VistA/Server 1 (Add Patients)	Steve/Butch/Valerie

Weekly Agenda (Week of 4/27/09 - 5/1/09)
Start	Task	Responsible	End