Analysis of PSP Part II Data
Author

0. Introduction
The Personal Software Process (“PSP”) is a means by which a software developer may learn to manage and improve the way the developer works. Its purpose is to provide data needed to make timeline decisions and to make routine elements of a job more predictable. The training class for PSP has two parts. Part I teaches students how to accurately measure, estimate, and plan their work. Part II focuses on demonstrating how the student may, more efficiently, produce high-quality products. This analysis focuses on data acquired from Part II of the class. The analysis consists of size and time estimation accuracy trends in the last four programs, as well as an analysis of productivity. Defects are analyzed by the time spent fixing them as well as the phases in which they were injected and fixed. Program quality is analyzed, and suggestions for future improvements are made. The analysis will be used as a baseline so that future improvements may be measured against it.

1. Size Estimating Accuracy
The four programs ranged from 62 to 303 lines of code (“LOC”), with an average program size of 178 LOC. (See Graph 1.)

The size estimating error for each program is computed using Equation 1. (See Graph 2.)

Equation 1: Size Estimating Error

Graph 1: Estimated and Actual Program Size
Estimated and Actual Size
Program
Size (LOC)
The average of these percentages is 43.13%, with a min of 9.89% and a max of 120.97%.

Graph 2: Program Size Estimating Error
Size Estimating Error
Program
Estimated % Error
The average size estimating error for the first 4 programs is 122.98%. When this value is compared to the size estimating error of the second program, 43.13%, a drop of 79.85% can be seen. This is due mainly to the PSP worksheet tool having more data to use in predicting the size of the programs.

The actual program size was within the 70% statistical prediction interval for 66.67% of the programs that had a statistical Prediction Interval. (See Table 1.)

Table 1: 70% Statistical Prediction Interval (LOC)
With the occasional exception early on of adding helper classes that were unplanned for, all classes that were planned were created, and no additional classes were added. Though the sizes of the classes were generally misjudged, they were rarely misjudged consistently. Occasionally they were much smaller than planned and, occasionally, much larger than planned. Regardless of the individual class size estimations, the overall estimation of the size tended to be near the actual size of the program. With the exception of one program, the size estimates were within 25% of the actual size. Because of this, the relative size range can be calculated using historical data.

A size estimating goal is to get all estimates within 20% of the actual value. To achieve this goal, a process change involving a longer, more detailed, planning phase would have to be implemented. In addition to this, a plan review phase should
be added to ensure that proper care and thought has gone into the size estimation.

2. Time Estimating Accuracy
The time taken to complete each program was an average of 334.25 minutes, or 5.57 hours, and ranged from 269minutes to 444 minutes. (See Graph 3.)

Graph 3: Estimated and Actual Program Completion Time
Estimated and Actual Completion Time
Program
Completion Time (Minutes)
The time estimating error for each program is computed using Equation 2. (See Graph 4.)

Equation 2: Time Estimating Error

Graph 4: Program Time Estimating Error
Time Estimating Error
Program
Estimated % Error

The average of these percentages is 18.52%, with a min of 10.04% and a max of 38.51%.

The average time estimating error for the first 4 programs is 71.16%. When this value is compared to the time estimating error of the second program, 18.52%, a drop of 52.64% can be seen. This is due mainly to the PSP worksheet tool having more data to use in predicting the time of the programs. The increase in accuracy of the estimated program size yielded better time predictions.

The actual program time was within the 70% statistical prediction interval for 100% of the programs that had a statistical Prediction Interval. (See Table 2.)

Table 2: 70% Statistical Prediction Interval (Minutes)
If program 7 is removed, the productivity seems stable. (See Graph 5.) However, the inclusion of program 7 destroys any semblance of stability, and the small number of data points is not enough to show any real trend. Program 7 had a decidedly smaller productivity because the size of the program was much smaller than the other programs while the time to complete the program was the same. This leads to the conclusion that massive amounts of paperwork, as required by this process, yield relatively high productivity rates only for very large programs. To stabilize productivity, very large programs should be written.

The time estimates do not seem greatly affected by the accuracy of the size estimates. The largest outlier for time estimates was program 8, while for size it was program 7. Thus, multiple regression would not be a useful predictor of size and time.

Graph 5: Program Productivity
Productivity
Program
Productivity (LOC/Hour)
A time estimating goal is to get all estimates within 15% of the actual value. To achieve this goal, more detail would need to be added to the planning phase so that the time required to complete each class might be better estimated. Repetition of the process would also yield a more robust estimate of time, since more automated phases tend to be easier to predict.

3. Defect and Yield Analysis
During design, assignment and checking defects are injected. (See Table 3.) More defects are injected during the coding phase, typically of type assignment, but also of types function, documentation, and checking. (See Table 4.)

The defect density of a phase is calculated as in Equation 3. (See Graph 6.)

Equation 3: Defect Density

Table 3: Distribution of Defects Injected During Design

Table 4: Distribution of Defects Injected During Coding
The defect density for all phases increased for later programs, staying nearly constant until the last program when it dropped. The most apparent trend is a defect density of zero for all programs in the compile phase. Against the expected behavior, increased defect density in review phases did not lead to a decreased defect density in compile and test phases for the given programs. In fact, as review defect
densities rose in the last 4 programs, the test defect density also rose until program 8.

Graph 7 indicates that additional reviews did not lead to fewer total defects, as might have been expected.

Graph 6: Program Defect Density by Phase
Defects Removed by Phase
Program
Defect Density

Graph 7: Total Program Defect Density
Total Defect Density of Programs
Program
Defect Density
The defect removal rates for code review and design review are higher than the removal rate for the test phase. (See Graph 8.) No defects were found in the compile phase so there is no data in the graph.

Graph 8: Defect Removal Rates by Phase
Defect Removal Rates
Phase
Defects Removed / Hour
The average review rate for the design review phase was 390.84 LOC/Hour and the average review rate for the code review phase was 575.21. (See Table 5.) There is only data for programs 5 through 8 because the reviews were no held in the first 4 programs.

Table 5: Review Rates of Design and Code Reviews
The defect-removal leverage is greatest for the code review phase. (See Table 6.)

Table 6: Defects Per Hour and DRL
There is no correlation between either code or design review rate and yield. (See Graph 9.) This may, in part, be due to a lack of data since only 4 programs held reviews.

Graph 9: Review Rate by Phase vs. Yield
Review Rate vs. Yield
Review Rate
Yield %
There is no strong trend between Yield and A/FR, due to the small number of data points available. If one of the current points were removed, a trend might exist.

Graph 10: Yield vs. A/FR
Yield vs. A/FR
Yield
A/FR
4. Quality Analysis
The quality of the last four programs in the Unit Testing phase was slightly higher than the quality of the first four programs. On average, fewer defects were found in unit testing during the last four programs. This might lead one to believe that a higher level of design and review reduces the number of defects found during unit testing, however if the largest number of defects found in unit testing was removed from programs 1-4, and also from 5-8, the first set of programs would have a lower average of defects. Thus, no real conclusion can be drawn without further research.

The quality of the product may be judged earlier in the development cycle by watching the number of defects found during review. With more data, a trend might exist between the number of defects found during review and the number of defects found during unit testing that would help to determine the quality at an earlier time.

Some defects were found during reviews, though only in one program were all defects found before the compile phase. The main reason for this is that the programs used were small, and only took a few hours to design and write. Thus, when it came to review, the developer was reviewing something that had only been written 5 minutes ago. This is much like editing what you've written, which is generally not considered useful. Reviews which occurred a day to a few weeks after the design or code had been developed would be more effective in engaging the reviewers attention. Outside reviewers would accomplish a similar task by asking the developer to explain their ideas and offering a second pair of eyes to review mistakes.

A more effective process would involve a longer time frame, thus giving the developer time between phases, such that each next phase would be fresh. A more efficient process would eliminate self reviews completely as well as distinct phases, allowing instead for peer reviews and more testing while coding to ensure that small parts work before moving on.

A realistic goal would be to find more defects before unit testing. This could be accomplished by testing classes while writing them to check that basic functions work before adding complicated features that then hide simple errors.

5. Conclusion
The data gathered through the PSP process shows a trend towards being able to increase the quality of a program as well as being able to predict the amount of time spent on a particular part of a program. It also demonstrates that past estimates of time and size can help to make more precise and more accurate estimates for future programs, and that reviews of design and code can help reduce unit testing defects. Code and design defects are closely related to the size of the program and, if found in review, can be easily fixed without further damage. Whether this is faster or easier than concurrent coding and testing was not a topic of this study, but should be closely analyzed in the future. Further testing of the PSP method would also yield a larger data pool, which would give rise to a more solid analysis.