Acknowledgments

The data gathering and analysis that provided the basis for  this document was performed by the members of the Acquisition Management System Evaluation Team.  The members were responsible for planning their evaluations, executing the plans, and reporting the data.

The team would like to thank all of those interviewed for their time, their candor, and their suggestions.  Special thanks is also extended to those who reviewed the various drafts; their inputs were greatly appreciated.

Executive Summary

On November 15, 1995, the President signed the Department of Transportation and Related Agencies Appropriations Act of 1996, which directed the Administrator of the Federal Aviation Administration (FAA) to:

“(develop and implement(an Acquisition Management System for the Federal Aviation Administration that addresses the unique needs of the agency and, at a minimum, provides for more timely and cost effective acquisition of equipment and materials.”

After 4 months of intensive effort involving nearly 350 people, Administrator David Hinson established the new Acquisition Management System (AMS) on April 1, 1996.  This internal FAA evaluation of the first year under AMS finds:

Measurable progress in implementing the AMS;

Reduced procurement times;

An increase in obligations to small businesses, and a decrease in obligations to socially and economically disadvantaged businesses;

Cost savings to industry;

Problems with the new dispute resolution process;

A lack ofNo consistent measurement capability established; and

Minimal progress in establishing a full lifecycle perspective.

Purpose and Methodology

The Associate Administrator for Research and Acquisitions led the reform effort and directed the ASD program evaluation staff to report annually on the status of acquisition reform. These annual evaluations will:

Provide an objective view of acquisition reform implementation and effectiveness

Support implementation and improvement of acquisition reform activities

Determine the impact of acquisition reform on the FAA, its customers, and its suppliers.

An overall strategy for the yearly evaluations was established to provide progressively more detailed information as the AMS matures.  The first year’s evaluation activities in the first year concentrate on the implementation of the AMS and the supporting infrastructure.  In the second year, the evaluation will focus onwill be the effectiveness and efficiency of the new and re-engineered processes.  The third year evaluation will look at the overall results of the acquisition reform against established goals and expected outcomes.

The primary means of data collection was approximately 200 interviews conducted between January 15 and April 30, 1997.  Other sources included reports and documentation from FAA, congressional testimony and reports, independent reviews, and media coverage.

Background

Congress has been concerned about the state of the air traffic control system and the inability of the FAA to install systems on time and within cost. In response to these problems, Congress passed Public Laws 104-50 and 104-264, and gave the FAA the opportunity and authority to enact major reforms in both the acquisition and personnel management areas.  This legislation exempteds the FAA from many of the existing fFederal procurement laws and regulations, including the Federal Acquisition Regulation, and directeds the FAA to develop and implement new acquisition and personnel systems.  The FAA established a number of design and implementation teams and convened a Blue Ribbon Panel to provide outside expertise.

FAA’s new AMS establishesd high-level policy and guidance for all aspects of the acquisition lifecycle from mission needs determination through the procurement, operation and retirement of solutions that meet those needs.  Conceptually, the new system replaces extensive rules with a core acquisition policy document.  This policy is augmented by a set of generic processes, and extensive guidance, and acquisition aids from which practitioners can formulate a tailored acquisition process to meet specific needs.  All of these components will reside in an automated FAA Acquisition System Toolset (FAST), which is available via the Internet.

Progress

Interviews indicated that Aacross the agency, there is widespread knowledge of AMS and acquisition reform, its goals, and its philosophy.

The philosophy and policy established for AMS address the fundamental problems that precipitated reform.

The approved AMS policy was delivered as a report to Congress in April, 1996.  A scheduled October revision has been widely distributed but not yet signed.

The Office of Business Management (ABZ) was established to focus on business processes including workforce learning.

Approximately half of the generic processes and guidance that support the core policy of AMS have been completed, approved, and entered into FAST.

Detailed guidelines for conducting Mmission Aanalysis and Iinvestment Aanalysis have beenwere created and approved.

Mission Aanalysis staffs have been established within several of the FAA Llines of Bbusiness.  AThe Mission Analysis Steering Group coordinates the analyses performed across all lines of business.

The Joint Resources Council (JRC) has been established and is meeting regularly to make corporate-level decisions and optimize resource allocation.

Several multi-organization Investment Analysis Teams (IATs) are working to provide a basis for major strategic investment decisions.

New procurement processes with automated guidance and tools are available to all FAA procurement employees.

A comprehensive system of procurement performance measures has been identified, and their collection has been initiated.

Findings

The time from announcement to award for contracts over $100,000 has been reduced from a pre-AMS minimum of 90 days to an average of less than 60 days.

AMS has reduced bid and proposal costs for vendors by as much as 40 percent.

While AMS implementation is widespread and continuing, only 48 percent of the milestones due to be accomplished by April 1, 1997, have been achieved.

The two primary AMS goals(achieve 20 percent cost reduction and achieve 50 percent schedule reduction(have not been defined, planned for, or tracked.

There is no evidence of consistent acquisition program measurement across the organization.  Most programs lack JRC- approved acquisition program baselines.

The dispute resolution process is not well defined, not permanently staffed, and has nearly three times the number of disputes than the same period before AMS with one- third of these protests unresolved.

Although overall awards to small businesses have increased, awards to small and economically disadvantaged businessesto socially or economically disadvantaged businesses have dropped 723 percent.

The establishment of the Resource Management Council (RMC) a Resource Management Council (RMC) as a second separate corporate level decision making body is inconsistent with the AMS principle of unified agency-wide planning, programming, and budgeting within a long-range strategic framework.

Tension is perceived on boundary issues within the Integrated Product Development System (IPDS); “The horizontal notion of empowered teams bumps up against the vertical notion of functional responsibility.”

Many believe a lack of progress in personnel reform is slowing acquisition reform.

Interviews showed wide-spread industry acceptance of AMS and acquisition reform, its goals, and its philosophy as a better way to do business.

Recommendations

Establish a focused, rigorous plan for the IPTs to reduce the time to field new systems by 50 percent and reduce acquisition costs by 20 percent.  Establish an appropriate, effective reporting system to monitor progress.

Obtain the Administrator's approval of the revised AMS core policy.

Develop an integrated metrics program and educate the workforce on its use and value.

Establish and enforce baseline management policy and procedures, and expedite the establishment of baselines for legacy programs.

Complete the solution implementation guidance for systems/software as soon as possible and expedite the remaining processes, guidance, and tools.

Prioritize programs, functions, and processes and reallocate resources accordingly, eliminating low-priorities.  Centralize processes where efficiency or effectiveness gains are possible.

Merge the JRC and RMC into a single Assistant and Associate Administrator-level body to optimize investment decisions and resource allocation across all FAA appropriations.  An expanded SEOAT could support the merged council.

Fully fund and staff the Office of Dispute Resolution and complete the required processes and procedures.

Determine the requirements for, and articulate the benefit of, small economically disadvantaged business contracts and implement guidance accordingly.

Contents

Executive Summary

Purpose and Methodology

Background

Progress

Findings

Recommendations

Chapter 1(Evaluation Approach

Objectives

Scope

Methodology

Structure of the Report

Chapter 2(Acquisition Reform

Background

Congressional Intent

Problems Driving Acquisition Reform

Acquisition Reform Goals

Relationship of Acquisition Reform to Personnel and Financial Reform

Chapter 3(Acquisition Management System Status

Evaluation Results

Progress

Findings

Barriers

Recommendations

Discussion

The Acquisition Management System

Completeness With Respect To The Driving Problems

Implementation Progress Against Milestones

Measuring Implementation Progress Through Documentation

Chapter 4(FAA and Industry Experiences

FAA Perceptions and Responses

Progress

Findings

Barriers

Discussion

Flexibility

Culture

Empowerment and Accountability

Metrics and Measures

Industry Perceptions and Responses

Progress

Findings

Barrier

Discussion

Impact of AMS on Small Economically Disadvantaged Businesses

Chapter 5—Lifecycle Acquisition Management

Evaluation Results

Progress

Findings

Barriers

Recommendations

Discussion

Core Policy

Joint Resources Council

Metrics and Performance Measurement

Program Baselines

Integrated Product Development System/Lead the Fleet Programs

Human Resource Concerns

Chapter 6(Procurement

Evaluation Results

Progress

Findings

Barriers

Recommendations

Discussion

Procurement Guidance and Processes

Communication

Training

Tracking and Metrics

Process Flexibility

Timeliness

Competition

Credit Cards

Socio-Economic and Other Policies and Programs

Dispute Resolution

Chapter 7(Conclusions and Recommendations

Management Control

Planning

Acquisition and Procurement Process

Financial Resources

Conclusions

Recommendations

Appendix(List of Acronyms

List of Tables

Table 2-1. Summary of Problems

Table 3-1. Summary of AMS Definitions

Table 3-2. Summary of AMS Completeness

Table 3-3. Strategic Milestone Status and Risks

Table 3-4. Status of AMS Policy Elements

Table 4-1. Workforce Core Questions

Table 4-2. Industry Core Questions

Table 5-1. JRC Decisions

Table 5-2. Summary Baseline Inventory

Table 6-1. Procurement Metrics Objectives, Measures, and Status

Table 6-2  Competitive vs. Single Source Awards

Table 6-3. Summary of Credit Card Data

Table 6-4. Comparison of Small Business Obligations

Table 7-1. Summary of AMS Effectiveness Against Problems

Table 7-2. Evaluation Team Assessment of AMS Effectiveness

List of Figures

Figure 1-1. Three-year Evaluation Strategy	2

Figure 3-1. AMS Strategic Milestone Status	13

Figure 3-2. AMS Tactical Milestone Status	14

Figure 6-1. Average Procurement Time	33

Chapter 1(Evaluation Approach

Objectives

The Associate Administrator for Research and Acquisitions directed the program evaluation staff to report annually on the status of acquisition reform.  This series of reports is intended to:

Provide an objective view of acquisition reform implementation and its effectiveness

Support the implementation and improvement of acquisition reform activities

Determine the impact of acquisition reform on the FAA, its customers, and its suppliers.

Scope

This first annual report covers the period between April 1, 1996, and March 30, 1997.  It is difficult to measure the results of acquisition reform over only one year, because very few acquisitions move through the lifecycle within that time.  What can be observed is the progress of Acquisition Management System (AMS) implementation,  the impact on the organization, and the demonstrated effectiveness of some parts of the acquisition process.

Methodology

An overall strategy for the yearly evaluations was established to provide progressively more detailed information as the AMS matures (Figure 1-1).  The evaluation activities in the first year concentrate on the implementation of the AMS and the supporting infrastructure.  In the second year, the evaluation will focus on the effectiveness and efficiency of the new and re-engineered processes.  The final evaluation will look at the overall results of the acquisition reform in terms of the established goals and expected outcomes.

Four questions were established for the first report:

What is Acquisition Reform?

How far has the implementation progressed?

How effective have the changes been?

What are the barriers to Acquisition Reform success?

To answer these questions, the evaluation team studied the following areas:

The scope of acquisition reform

The completeness of AMS and its consistency with respect to identified problems

The progress of AMS implementation against scheduled milestones

The Lead the Fleet (LTF) program

The impact of AMS on procurement practices

The development of acquisition program baselines

The existing and planned metrics and measures.

Figure 1-1. Three-year Evaluation Strategy

The team also conducted nearly 200 interviews with AMS users in the FAA and industry to measure understanding of acquisition reform goals, AMS policy, and new processes as well as identify AMS successes, problems, and barriers associated with AMS.

The report presents four kinds of information resulting from the AMS evaluation activities.  These are:

Documented information drawn from published sources, databases, files, and direct observation. The definition, driving problems, baseline statistics, status of documentation, and procurement statistics are examples of this type of information.

Perceptions drawn from interviews. This data is not necessarily corroborated by evaluation, but represents the views of those interviewed.

Analytical opinions of the evaluation team.  This information represents the informed judgment of the evaluation team, and is exemplified by the completeness and consistency information, and the observations on process effectiveness.

Conclusions and recommendations. This information is the result of synthesizing the previous three kinds of information.

Structure of the Report

Chapter 2 provides background and context for the FAA’s acquisition reform effort, focusing on discerning congressional intent, legislative changes to procedures, and the problems which drove acquisition reform.

Chapter 3 addresses the status of AMS implementation.  Key components of the new system are defined, and the completeness of AMS with respect to the driving problems is assessed.  Implementation milestones are discussed, and implementation progress is estimated according to the status of supporting AMS documentation.

Chapter 4 summarizes the data gathered from the interviews.  Perceptions of those interviewed are used to assess progress and generate findings.

Chapter 5 evaluates acquisition reform implementation in terms of lifecycle acquisition management and focuses on key elements and processes instituted by the new system.

Chapter 6 focuses on procurement, the area with the most radical changes to the traditional way of conducting business.

Chapter 7 presents the conclusions and recommendations of the Evaluation Team.

Chapter 2(Acquisition Reform

Background

On November 15, 1995, the President signed the Department of Transportation and Related Agencies Appropriations Act of 1996, which directed the FAA Administrator to:

(develop and implement(an Acquisition Management System for the Federal Aviation Administration that addresses the unique needs of the agency and, at a minimum, provides for more timely and cost effective acquisition of equipment and materials.

Section 348 of Public Law 104-50 also stated that the following provisions of acquisition law “shall not apply” to the new acquisition management system:

Title III of the Federal Property and Administrative Services Act of 1949 (41 U.S.C. 252-266);

The Office of Federal Procurement Policy Act (41 U.S.C. 401 et seq.);

The Federal Acquisition Streamlining Act of 1994 (Public Law 103-355);

The Small Business Act (15 U.S.C. 631 et seq.), except that all reasonable opportunities to be awarded contracts shall be provided to small business concerns and small business concerns owned and controlled by socially and economically disadvantaged individuals;

The Competition in Contracting Act;

Subchapter V of chapter 35 of title 31, relating to the procurement protest system;

The Brooks Automatic Data Processing Act (40 U.S.C. 759); and

The Federal Acquisition Regulation and any laws not listed above which provide authority to promulgate regulations in the Federal Acquisition Regulation.

Expanding the procurement reforms previously authorized by Public Law 104-50, the FAA Reauthorization Act of 1996 (Public Law 104-264, October 9, 1996) provides the FAA Administrator autonomy in carrying out the functions of the Administrator and the authority to enter into contracts, grants, cooperative agreements, and other transactions with public and private entities on such terms and conditions as are considered appropriate.

Public Law 104-264 also requires the Administrator to terminate those programs initiated after October, 1996 which are 50 percent over cost, schedule, or performance goals and consider terminating any substantial program which is 10 percent over cost and schedule goals or fail to achieve at least 90 percent of their performance goals.

The FAA convened a Blue Ribbon Panel to provide outside expertise in reforming its acquisition system. The panel met regularly with the acquisition reform working group during the design of the AMS to provide insight and criticism.

The FAA developed its Acquisition Management System (AMS) in response to Public Laws 104-50 and 104-264. AMS became effective on April 1, 1996.

Congressional Intent

In congressional testimony and reports, aviation industry and government leaders identified the following concerns influencing reform legislation:

A reliable, safe, effective air traffic control system is needed to meet user needs.  Delays caused by an antiquated air traffic control system cost the airlines and public too much.

The FAA has failed to keep its air traffic control modernization program on track.

Something must be done, for the present system is not working.

Procurement reform is imperative to allow the FAA to conduct business in a manner similar to industry.  The Federal Acquisition Regulation (FAR) is too restrictive and causes undue delays in acquiring systems efficiently and effectively.

The FAA must have a stable budget to buy technology able to support and maintain the air traffic control system.

Personnel reform is required because a qualified, highly motivated workforce is necessary for change to meet with success.

Problems Driving Acquisition Reform

To successfully evaluate AMS, it is important to understand the nature of acknowledged FAA difficulties in successfully acquiring systems.  Reports by the General Accounting Office (GAO) and the Center for Naval Analyses attributed Advanced Automation System cost and schedule growth to poor management, requirements creep, poor planning, underestimation of technical complexity, and poor contractor oversight.

In addition, three other programs (the Automated Surface Observing System (ASOS), the Air Route Surveillance Radar-4 (ARSR-4), and the Mode Select (Mode S) programs) were criticized for failing to meet performance specifications.  A 1993 report by the National Performance Review criticized the Federal Acquisition Regulation and defined the federal procurement process as an extraordinary example of red tape and a burden to the FAA.

In 1996, the GAO stated the FAA’s Òorganizational cultureÓ has contributed to acquisition problems, and Òits acquisitions were impaired because employees acted in ways that did not reflect a strong commitment to mission focus, accountability, coordination, and adaptability.”  Table 2-1 summarizes these problems which faced FAA acquisition programs.

Table 2-1. Summary of Problems

| Problem | Description |
| --- | --- |
| Management Control - The effectiveness of program management. |
| Widely diffused responsibility and accountability | Roles and responsibilities in decision making process are not adequately defined. Accountability is not well-defined or enforced for decisions. |
| Poor coordination | There is a lack of coordination among organizations that participate in system acquisitions. |
| Poor contract management/oversight | There is a lack of oversight of contractor performance by FAA program managers. Testing program flawed. Inexperience in managing large programs. |
| Planning - The use of analytical efforts to support capital investment, acquisition, and fielding decisions. |
| Inefficient and ineffective planning processes | There is a need to develop a more efficient planning process and a stable road map for the modernization of the air traffic control system. |
| Lack of understanding of customer needs | Acquisitions have proceeded to production without the agency knowing if the system meets user or customer needs. |
| Weak mission focus, requirements analysis and control | FAA mission analysis is not consistently performed. Mission Need Statements are missing, inadequate and/or unsupported. Analyses are ignored, reworked or redone to fit defined program goals. |
| Inability to recognize technical complexity | The AAS program was overly ambitious. FAA and contractors have underestimated amount of work. Difficulties in developing software. |
| Inability to provide good estimates | FAA does not have the necessary tools or historical data to provide good cost or schedule estimates. |
| Inability to control systems requirements | Requirements tend to float and come from various sources. |
| Acquisition and Procurement Process - The processes to acquire and field systems. |
| Inability to obligate or spend appropriated funding in timely manner | FAA has been unable to obligate/spend appropriated funds due to bureaucratic acquisition process, poor planning and poor management. |
| Inability to field systems in timely fashion | Systems have not been fielded on time. Equipment is obsolete or fails to meet needs by the time it is delivered to the field. |
| Inability to field current technology systems | There is a tendency to rely upon development efforts rather than available commercial products. |
| Long, bureaucratic and difficult procurement and acquisition cycle | The FAA’s bureaucratic procurement policies lead to long, drawn-out acquisitions. The protest system is causing undue delays. The acquisition process is predicated on a 20-year lifecycle despite the fact that technology changes in 3 to 5 years. Too many levels of review. Approval of major acquisition program key decision points outside of the FAA. Too many documents required to support acquisition, some of which contain redundant information. |
| Human Resources - The workforce needed to successfully acquire systems. |
| Workforce lacks appropriate competencies | Inability to manage large, complex acquisitions. Lack of system engineering skills. |
| Lack of incentives to reinforce desired behavior | Bad news is not welcomed or reported for fear of reprisals. Federal employees obtain no reward for efficiency. |
| Senior Management turnover | Stable leadership is a key factor in sustaining system acquisitions. At the FAA, changing leadership at the senior levels has caused reform to proceed by fits and starts and prevents a sustained consistent approach. Major decisions delayed due to leadership changes. |
| Financial Resources - The budgeting process to support the acquisition process. |
| Ineffective budget process | There is a need for a stable funding stream to support major system acquisitions. Difficult to perform long range planning with year-to-year appropriations. Budget process (affordability) drives system acquisition strategy versus a basis of need or sound business practices. Need to establish linkage between acquisition process and the budget process. |

Acquisition Reform Goals

The goals identified by Congress, GAO, and the airline industry for FAA acquisition reform are substantial.  The ultimate outcome is a National Airspace System capable of safely handling the increasing traffic load in a budget-constrained environment.  A summary of FAA acquisition reform goals is taken from the Acquisition Reform Implementation Action Plan of June 12, 1996:

The intent of acquisition reform is to reduce the time to field quality products and services by 50% and the cost by 20% within three years.

The 50 percent time reduction objective is stated in the AMS core policy document; the 20 percent cost reduction and the three-year timeframe were goals established by FAA management.

Relationship of Acquisition Reform to Personnel and Financial Reform

In the Report of the Blue Ribbon Panel on FAA Acquisition Reform, two of the four major reform areas called out as necessary to ensure that the FAA acquisition system supports its mission were personnel and financial reform.

The new AMS is based on flexible guidance with a minimization of mandatory policy.  To operate successfully, this system depends on the knowledge and skills of the users.  Personnel reform, with its improved hiring, performance management, compensation, incentive, and training strategies will allow the FAA to upgrade and maintain its workforce.

Successful implementation of acquisition reform also requires a new budget process.  Budget reform is needed to ensure adequate and stable multi-year funding for major acquisition programs, as well as flexibility for managing funds without the constraints imposed by line item program allocations and multiple appropriation sources.

Chapter 3(Acquisition Management System Status

This chapter reviews the AMS as it relates to the problems to be solved and discusses the progress made in its implementation and use.  The evaluation team analyzed the AMS and determined how well the system, as defined and currently implemented, addresses the list of problems identified in Chapter 2 of this evaluation.  The team also compared observable progress with planned AMS and Acquisition Reform Implementation Team (ARIT) milestone schedules.  Finally, the status of the AMS policy and supporting documentation was used to estimate implementation progress.

Evaluation Results

Progress

The philosophy and policy established for AMS largely addresses the fundamental problems that precipitated reform.  The implementation of infrastructure and guidance is ongoing.

The FAA Acquisition System Toolbox (FAST) software shell is implemented, and its content continues to be updated as AMS guidance, processes, and information become available.  Approximately 50 percent of the guidance and process documentation has been generated and is available in FAST.

The Office of Business Management (ABZ) was established in April, 1997, to focus on business processes including workforce learning.

Acquisition Leader Learning has been initiated.

Findings

AMS completely or partially addresses 15 of the 17 driving problems identified by the evaluation team.  Of the remaining two problems, one is primarily addressed by personnel reform, and the other is not within the scope of AMS.

AMS implementation is behind the established schedule; however, the schedule does not effectively measure implementation progress.  Strategic and tactical milestones have been identified, but tracking progress against them is difficult.

Systematic metrics development is not evident except in the area of procurement.

There is no effective plan for achieving or measuring the key strategic goals of AMS—a 50 percent reduction in the time to field new systems and a 20 percent reduction in acquisition costs.

Milestones were established without coordination with the practitioners responsible for the tasks.

Barriers

It is difficult to precisely define the strategic goals.

There are no clear, common progress indicators regarding schedule and costs, nor is there automated support for compiling, reporting or analyzing the existing data.

Recommendations

Establish a focused, rigorous plan for the Integrated Product Teams (IPTs) to reduce the time to field new systems by 50 percent and reduce acquisition costs by 20 percent. Establish an appropriate, effective reporting system to monitor progress.

Discussion

The Acquisition Management System

FAA’s new AMS established policy and guidance for all aspects of the acquisition lifecycle, from mission needs determination through the procurement, operation, and retirement of solutions that meet those needs.  The new system consists of an acquisition policy document, a set of generic processes, and guidance and acquisition aids from which practitioners can formulate a tailored process to meet their needs.  All of these components reside in the automated FAST which is on the Internet and available to employees. The AMS moves acquisition from a rigid, rule-based process to a minimal policy, common sense-driven process supported by guidance and tools.  The definitions of the AMS components in Table 3-1 are taken from the April 1, 1996, document.

Completeness With Respect To The Driving Problems

In order to evaluate the completeness of AMS against the reasons for acquisition reform, the evaluation team compared the components to problems identified in the definition of acquisition reform.  Team members evaluated how completely the AMS, as defined by its policy, guidance and tools, addressed each problem.  The adequacy of each solution was assessed in terms of completeness, clarity, scope, and feasibility within the FAA acquisition environment.

Major changes have begun to enhance the agency's ability to accomplish its acquisition management mission.  The philosophy and policy established for AMS largely address the driving problems, but the implementation and infrastructure which allow the policy to work are not complete.  Table 3-2 summarizes the team’s assessment of AMS completeness.  Each problem was evaluated as to how fully the policy addressed the problem and the extent of guidance available and approved.  It should be noted that the existing FAA orders which are affected by AMS have not been completely brought into conformance with the new policy.  The rationale for the determination is included in the table.

Table 3-1. Summary of AMS Definitions

Acquisition Program Baseline (APB)(Established at the investment decision, it establishes the critical performance parameters and benefits that a program must achieve, and sets boundaries for cost and schedule within which the program is authorized to proceed. IPTs must submit baseline change requests to the JRC whenever breaches are anticipated or congressional actions impact cost, schedule, or performance.

Integrated Product Development System (IPDS)(The implementing arm of the lifecycle management system. The systematic teaming of functional disciplines to integrate and apply all relevant processes to produce an effective and efficient product or service that satisfies customer or user needs. Based on a “teams leading teams” approach.

Investment Analysis(Generates the information used by the JRC at the investment decision to determine the best overall means for satisfying mission need. It is conducted as a joint partnership between the sponsoring and acquiring organizations to ensure the critical needs of the user are satisfied by a solution that is affordable.

Joint Resources Council (JRC)(A body responsible for making corporate level acquisition decisions. Membership includes the Acquisition Executive, the Assistant Administrators for System Safety and for Policy, Planning, and International Aviation, the Associate Administrators representing all lines of business investment areas of the agency, the Director of the Office of Financial Services, and legal counsel.

Learning System(A learning- based methodology aimed at increasing the effectiveness and productivity of the workforce. It has three major characteristics: mission driven, competency based, and goal oriented.

Long Range Planning(Ties together the various programs and activities underway within the agency to provide the services needed by its users and customers. Provides a framework for mission analysis, investment analysis, and program implementation and evolves in response to these activities.

Measurement System(Metrics of critical measures of performance such as time, cost, customer satisfaction, and product/service quality to assess progress and identify additional opportunities or improvement. Indicators of the status of a project or procurement. Metrics are generally quantitative but can be qualitative.

Mission Analysis(A strong, full-time, forward-looking analytical activity that evaluates the capacity of the NAS to sustain existing and satisfy emerging demands for services. It identifies both critical capability shortfalls that must be resolved and technological opportunities for improving the safety, efficiency, or effectiveness of NAS operations.

Procurement System(Those activities associated with the preparation of contract awards and the administration of those contracts.

Solution Implementation(The phase of the acquisition lifecycle that begins after the JRC selects the most advantageous solution and approves an acquisition program. It ends when the new capability is ready to go into service. It will vary widely depending on the acquisition category and the nature of the solution selected at the investment decision.

Table 3-2. Summary of AMS Completeness

| Problem |  |  |
| --- | --- | --- |

| Rationale |
| --- |
| Management Control |
| Widely diffused responsibility and accountability. | l | w | While the organizational elements and roles and responsibilities for the JRC and the Integrated Product Team (IPT) are solidifying, the roles and responsibilities for the Integrated Management Team, Integrated Product Leadership Team, and the various functional disciplines, (e.g., systems engineering, test and evaluation) require further definition. |
| Poor coordination. | l | w | The cross-functional IPDS approach enhances coordination. |
| Poor contract management/oversight. | w | m | Although the IPTs have been empowered for program decision making, and baseline management has been strongly emphasized, very little of the procedural infrastructure is defined to ensure changes in program management practice. No consistent management information collection or reporting policy exists. |
| Planning |
| Inefficient and ineffective planning processes. | l | l | The AMS requires the integration of mid- and short-range resource plans into a comprehensive, formal long-range planning framework. |
| Lack of understanding of customer needs. | l | l | From the outset of investment analysis through the program’s lifecycle, the IPDS approach fosters a partnership between the sponsoring and acquiring organizations. |
| Weak mission focus, requirements analysis and control. | l | w | Planning and control of requirements is generally addressed; however, clarification is needed for the relationship between the Requirements Document and the Acquisition Program Baseline, specifically as they relate to unsatisfied requirements specified in the Requirements Document. |
| Inability to recognize technical complexity. | l | l | There is a formal investment analysis process, which is structured to translate mission need into top-level performance and supportability requirements. The move toward COTS/NDI will reduce risk and minimize technical complexity. |
| Inability to provide good estimates. | l | w | Complete resource and time estimates are required during investment analysis. These estimates form the basis for the cost and schedule boundaries in the APB. A mechanism for capturing actual results is needed for lifecycle cost estimating. |
| Inability to control systems requirements. | l | w | The line of business with a need establishes initial requirements with support from cross functional teams. CM procedures, when complete, should ensure corporate management approval for all critical technical baseline changes. |
| Acquisition and Procurement Process |
| Inability to obligate/spend appropriated funding in a timely manner. | l | w | The new procurement process facilitates quicker contract award, and ACQUIRE, the new procurement planning and tracking system, when implemented, should also aid in eliminating the problem. |
| Long, bureaucratic and difficult procurement and acquisition cycle. | l | w | The process emphasizes “common sense” decision making, flexibility, business judgment, and a team concept for managing procurements. FAST and the Learning System must be completely populated. |
| Inability to field systems in timely fashion. | l | m | Changes to the procurement system address shortening that portion of the process. Although the continuous need analysis and rigorous investment analysis may actually lengthen the early phases of the lifecycle, they should ultimately accelerate the process and eliminate many of the problems with fielding. Solution Implementation guidance is incomplete. There is no mechanism implemented to measure success. |
| Inability to field current technology systems. | l | l | The process is designed to foster COTS/NDI solutions, evolutionary product improvement, and faster technology insertion. The effective lifecycle of systems has been changed from 20 years to less than 10. |
| Human Resources |
| Workforce does not have appropriate competencies. | m | m | The skill mix of the acquisition management workforce is still evolving. Related Learning System infrastructure activities, including the identification and assessment of core competencies, are not implemented. |
| Senior management turnover. | NA | AMS is not the appropriate vehicle for this issue. |
| Lack of incentives to reinforce desired behavior. | w | m | Primarily addressed in personal reform, the concept of gainsharing (later termed goalsharing) was included in AMS, but policy has not been implemented. |
| Financial Resources |
| Ineffective budget process. | w | m | Although AMS planning activities have had a marked impact on budget formulation, the budget execution process is not documented and the current implementation of the Resource Management Council is not consistent with AMS baseline management policy. |
| KEY | m | Insufficient, no resolution |
|  | w | Adequate, limited resolution |
|  | l | Thorough, full resolution |
|  | NA | Not applicable |

Implementation Progress Against Milestones

Figure 3-1. AMS Tactical Milestone Status

Through a documentation review, FAA schedule and milestone commitments were categorized as either “strategic” or “tactical.”  “Strategic milestones” are those FAA has announced publicly, either in the initial release of the AMS policy on April 1, 1996, or in subsequent testimony to Congress.  “Tactical milestones” are internal FAA milestones which support either the strategic milestones or important related efforts in acquisition reform.  Most tactical milestones are being tracked by the Acquisition Reform Implementation Team (ARIT).  Milestone status and the risks from slippage are listed in Table 3-3.

The FAA is making fair progress in achieving the tactical milestones (see Figure 3-1).  Most progress has been made in the procurement area, with the slowest movement in the implementation of metrics and establishment of the new Learning System.

Figure 3-2. AMS Strategic Milestone Status

Strategic milestone achievement shows less progress (see Figure 3-2). The two most important strategic milestones (a 50 percent reduction in the time to field new systems, and a 20 percent reduction in acquisition cost) are not being tracked.  There is a major concern that no meaningful strategy, plan, or metrics for achieving these exists.  In addition, there appears to be no connection between these two strategic goals and the tactical or program-level milestones.  Therefore, there is no assurance that achievement of every tactical milestone will result in 50 percent schedule and 20 percent cost reductions overall.

A major, focused, rigorous plan, beyond the AMS process improvements already being put into place, is recommended.  A common set of measures for the IPTs is needed, as are mechanisms to record, report and monitor the results.

Measuring Implementation Progress Through Documentation

Table 3-4 provides another approach to quantifying the status of AMS implementation.  It is based on an inventory of existing versus required AMS-related documentation and indicates which elements of policy and direction (core AMS document, related FAA orders, and FAST components) were available as of April, 1997.  As the table reflects, most of the acquisition policy and direction has been documented and disseminated in FAST, but it will not be fully complete until some disposition is reached on the 39 acquisition-related FAA orders.  FAST is also being populated with supporting guidance and tools, but a smaller percentage of this effort has been completed.

Table 3-3. Strategic Milestone Status and Risks

| Milestones | Schedule Status | Risks from Slippage |
| --- | --- | --- |
| Acquisition Management System Implementation |
| Convert all FAA acquisitions to new system, placing each in proper place in new process | ( | Minor impact. Most programs can determine their own status. |
| Complete detail in roles and responsibilities for AMS | ( | Moderate risk of confusion as to which policy is in force. |
| Complete initial online acquisition tools (FAST) | ( | None. Work completed. |
| Integrated Product Development System |
| Empower 15 product teams | ( | Moderate impact. Undermines confidence in leadership support for IPDS. |
| Empower all product teams (about 40 total) | ( | Moderate impact. Undermines confidence in leadership support for IPDS. |
| Mature and implement the program evaluation function at the agency level | ( | None. ASD-200 already functioning as acquisition program evaluator. |
| Achieve a minimum goal of 50% reduction in time to acquire and field new capabilities | ( | Major risks. Loss of credibility with Congress, Office of Management and Budget, etc. if no measured time reductions are achieved. |
| Achieve a minimum goal of 20% reduction in acquisition cost | ( | Major risks. Loss of credibility with Congress, Office of Management and Budget, etc. if no measured cost reductions are achieved. |
| Develop metrics system to measure AMS performance | ( | Major risks. Need credible metrics very soon to drive desired FAA behavior and ensure results. |
| Acquisition Workforce Learning System |
| Complete analysis of current workforce competencies | ( | Teams not fully empowered nor staffed with correct skill mix. |
| Develop acquisition leader learning program | ( | None. Work initiated. |
| Ensure all 15 empowered teams have required competencies | ( | Moderate impact. Sub-par performance if IPTs are not staffed with personnel having required competencies. Team maturation process will be hindered. |
| Set up learning support center | ( | Difficult to evaluate impact. |
| Establish multi-path career model | ( | Difficult to evaluate impact. |
| Achieve Level 4 of the People Capability Maturity Model learning system model | ( | Minor impact. Loss of credibility of Learning System. |
| Complete human and intellectual capital investment plan by January 1997 | ( | Difficult to evaluate impact. |
| Identify core leadership competencies, set standards of excellence for leaders, and prepare lifecycle acquisition executives to lead the workforce through a joint venture with industry and a major university | ( | None. Work initiated. |
| Procurement System |
| Complete training for all procurement personnel | ( | None. Work completed. |

KEY:     Strategic Milestones(Those reported to Congress in the AMS policy document of April 1, 1996

(   Milestone completed

(   Milestone likely to be late

( Milestone already significantly late

Table 3-4. Status of AMS Policy Elements

| Element | Status |
| --- | --- |
| Policy/Direction | 88% Complete |
| Core Document | l |
| Related FAA Orders | m |
| Mission Need Statement * | l |
| Investment Analysis Report * | l |
| Requirements Document * | l |
| Acquisition Program Baseline * | l |
| Acquisition Strategy Paper (ASP) * | l |
| Integrated Program Plan (IPP) * | l |
| Guidance | 43% Complete |
| JRC Guidance | l |
| Resource Management Council Guidance | m |
| Mission Analysis Guidelines | l |
| Investment Analysis Guidelines | l |
| Air Traffic Requirements Process Guidelines | m |
| Solution Implementation Guidelines | m |
| In-Service Management Phase/Service Life Extension Phase Guidelines | m |
| Tools | 25% Complete |
| Procurement Toolbox | l |
| Learning System | m |
| Metrics | m |
| Lessons Learned | m |

Key:	l	Complete

| m Not Available |
| --- |
|  | * Includes document description and template. |

Chapter 4(FAA and Industry Experiences

The evaluation team interviewed approximately 200 people to determine the extent of AMS policy implementation throughout the FAA and its impact on internal and external customers. FAA representatives in the Southwest, Northwest Mountain, and Western Pacific Regions, the Aeronautical and Technical Centers, and FAA headquarters were interviewed, as were representatives from large, small, and minority businesses.

The following is a distillation of the data into the most commonly heard opinions.  This data is primarily subjective; however, the success of the AMS depends greatly on the perceptions, confidence, and understanding of those who use it daily.

FAA Perceptions and Responses

The team gathered information concerning implementation of acquisition reform, its effectiveness, and how it has impacted people throughout the agency.  Interviewees were asked to describe their experiences with the AMS and how acquisition reform had affected their organizations and co-workers.  The interviews were held under agreement of non-attribution.  Participants included executives, management, and practitioners.  Table 4-1 lists the questions all were asked.

Table 4-1. Workforce Core Questions

What has been your involvement with acquisition reform?

From your perspective, what are the primary goals and objectives of FAA’s new Acquisition Management System? So far, is the agency on track to meet them?

In general, in a few words, how has AMS affected your work?

Specifically, what is different now as a result of implementing AMS? Please give as many examples as you can.

What specifically has your organization done (or needs to do) to implement AMS?

What works best about AMS? What is not working? What is the impact of that not working?

What steps or actions should be taken to improve AMS?

What have you observed to be the impact of AMS on people?

In evaluating the effectiveness of AMS, what should the team look for?

Is there anything else you want to say about AMS?

Progress

Across the agency, there is widespread knowledge of AMS and acquisition reform, its goals, and its philosophy.

AMS is considered a good beginning with potential for greater efficiency.

Practitioners feel AMS presents opportunities for greater flexibility, better judgment, and less bureaucracy. The sense is that AMS gives permission to do many things which were available under the old system, but were discouraged as risky or unusual.

The movement toward empowered teams is viewed as a strength of acquisition reform.

Colocation of contracting personnel with IPTs was seen as very effective.

Findings

There were five clear, recurring positive statements about AMS:

(	acquisitions are cheaper, faster, and more efficient;

(	the acquisition process is more flexible;

(	decision making has improved;

(	IPTs are more effective; and

(	the culture is beginning to change.

When asked what can be done to improve AMS, four recurring themes were mentioned:

(	don’t go backwards;

(	achieve better integration across the agency (bring all lines of business into 	AMS);

(	deal with the organizational culture issues; and

—	improve the learning system.

The personnel involved in creating AMS were much more positive and were more likely to take advantage of the flexibility.

Tension is perceived around boundary issues within IPDS:  “The horizontal notion of empowered teams bumps up against vertical notion of functional responsibility.”

There is uncertainty, confusion, and lack of uniformity in applying AMS.

Procedures to implement the policy are not well understood, and guidance is slow to “trickle down.”

There is concern, primarily from management, that teams are self-monitoring with insufficient accountability, and more checks and balances are needed.

Training and the Learning System are perceived to be unavailable and behind schedule.

Little emphasis has been given to results-oriented performance measures (metrics).

Most feel that it is too soon to predict success or failure of AMS.

Barriers

There is the perception that FAA culture actively opposes change.

Many believe that the lack of progress in personnel reform is slowing acquisition reform implementation.  There is strong feeling that without personnel reform there will be no culture change, and the agency will slide back into old habits and processes.

Senior executives do not seem to actively encourage change. No sense of urgency or commitment is personally communicated to the workforce.

FAA culture is seen to hinder the sharing of lessons learned.  No one wants to publish mistakes.

There is some undercurrent of cynicism.  Much has been promised, so much is expected.

Discussion

Flexibility

Nearly all the people interviewed felt that the AMS was much more flexible than the previous system, but there was disagreement on whether this was good or bad.  One interviewee remarked, “AMS is so flexible that it’s too complex.”  Those pleased by the flexibility said that AMS gives them the opportunity to consider options; one characterized AMS as an easier process with a lighter workload.  Some felt that the Contracting Officer was the main beneficiary of this flexibility, which affected the speed of the procurement process.  Factors including more freedom, a move away from bureaucracy, and streamlined processes were also seen as positive results.  People who found the AMS a step backward reported that the documentation is so vague that it causes frustration and tension and requires extra time to research and consider options.  Another respondent warned that flexibility is a problem because without formats or standards, people tend to revert to the old way.  One executive offered this analogy:  “If there are people imprisoned for a long time and suddenly a hole is blown in the wall, there are going to be three responses.  Some people will rush out of the hole yelling ‘free at last, free at last!’; some folks will cautiously step through the hole, wander around a little, and consider whether there is anything of interest outside the hole; and the remaining folks will call in a contractor to fix the hole.”

Culture

Interviewees frequently expressed a belief that if the cultural concerns of FAA employees are not dealt with, the institutionalization of AMS cannot fully succeed.  The term “culture” as used by the respondents is not easy to define, for it is associated with everything from organizational stovepipes and poor personnel management to arrogance and resistance to change.  The authoritative management style and back room decision making characterized as “negotiating with stakeholders crisis-to-crisis” were commonly mentioned examples of a dysfunctional organization.

FAA interviewees universally agreed that communication must be improved and increased on all levels.  They suggested that the agency share lessons learned, information from headquarters, and real data on successes and failures to help all organizations make the best use of AMS. One respondent put it this way: “Some people are threatened by errors and don’t want to disclose them; lessons learned input is sanitized so it’s not really helpful.”

The need for major cultural changes was frequently raised.  One headquarters executive said that, “If we truly implemented the AMS (like industry) we would have to have major structural (organizational) changes.”  Another executive stated:  “We have a culture that accommodates to change, not one that innovates.”

Participants felt that ARA needs to focus on change management, and line managers need to “manage people and put Human Resource Management reforms into effect.”  Another executive, referring to poor management practices and ingrained prejudices, voiced the opinion that real cultural change will only come about if the agency can take ineffective and recalcitrant managers, “line ‘em up, and shoot ‘em.”  Blue Ribbon Panel members suggested that, to alter the culture, ARA needed at least 200 new people to form a critical mass for change.

Despite some negative comments, one headquarters executive stated that under AMS and IPDS “decision making is more data-driven” with “more conscious decisions at all levels,” while another headquarters executive felt that “AMS forces people to think about what they are doing and make better decisions.”

Empowerment and Accountability

Empowerment and responsibility were often mentioned in interviews.  Major concerns included roles and responsibilities and decision making authority.  Varying opinions on the current degree of empowerment were expressed:  a William J. Hughes Technical Center interviewee felt that “people are more empowered,” while a headquarters executive believed that “empowerment is not working.”  Many said that “we have empowerment in name only,” and “empowerment exists in theory only; there are still turf wars at the top.”  There is a view that “some people still don’t want or understand empowerment.”

Empowerment and accountability are inseparable.  For some, freedom is an opportunity to thrive, but, as one interviewee stated, “People still fear liability and accountability.”  Agency personnel do feel that responsibility has been given “back to people” and “back to the IPT/CO.”  However, many expressed that “the FAR [Federal Acquisition Regulation] protected them” and “AMS took away their crutch.”

A headquarters policy developer said, “The people are frustrated, not knowing what to do or where to get information, and afraid of the consequences of their decisions.”  An IPT lead said, “People are afraid that if decisions go wrong, they will be fired.  Trust is needed for empowerment.  Mistakes mean death in this organization.  There is no clear guidance from above that it’s okay to fail.”

There is tension around boundary issues within IPDS:  “The horizontal notion of empowered teams bumps up against the vertical notion of functional responsibility.”  Turf issues mentioned in interviews included deployment readiness, second level software maintenance, and the fight over operational and maintenance budgets.  One respondent said, “We’ve just papered over the jurisdictional issues.”  Another stated that “Executives are the least empowered people in the FAA because they seek consensus among peers.”

There was considerable discussion about the lack of line of business (vertical) support for decisions reached on teams (horizontal).  Others felt boundaries were being acknowledged and handled well, saying “AMS gets organizations outside of ARA included,” “we have a better relationship with ASU and AGC now,” there is “more trust at lower levels,” and “the ATS and ARA working relationship is improved.”

Metrics and Measures

In the metrics area, little emphasis has been placed on results-oriented performance measures.  A commonly expressed opinion was that “It’s too soon to predict success or failure of AMS,” and that it will be several years before a major acquisition makes it through all phases of AMS.  Despite this, other metrics could be collected now to provide feedback on particular aspects of the AMS.  Interviewees were fairly uniform in offering suggestions of metrics to collect and agreeing that more emphasis should be put on metrics collection and analysis to use the data effectively.  The “faster, cheaper, higher quality” indicators were suggested most frequently.  Specific examples of recommended measurements include:  customer satisfaction; interviews with unsuccessful bidders; the number of procurements per person, dates, dollars obligated/person; stress on people; Contracting Officers’ complaints; cost for similar contracts; types of contract vehicles; FAST hits; contract administration costs; trends of cases that went to Office of Dispute Resolution (ODR); leadership support; and the amount of paper.  Regardless of the indicators chosen for evaluation, one respondent from the Technical Center summed it up by saying, “If we don’t start measuring now, we’ll never know.”

Industry Perceptions and Responses

Fourteen individual companies and a consortium of companies were interviewed to determine how the AMS was affecting FAA contractors and vendors.  The questions asked were somewhat different than those asked of FAA personnel and were designed to indicate the company’s level of experience with AMS and its history with FAA.  Table 4-2 lists the core questions for industry.

Table 4-2. Industry Core Questions

How familiar are you with the new FAA Acquisition Management System?

What specific experience have you had with the new process?

Would you consider your experience positive, negative or about the same as before?

Do you have (with the FAA): Completed contracts? Continuing contracts finalized before April 1996? Contracts awarded since April 1996? Proposal efforts for an ongoing procurement? Resources monitoring future FAA procurements?

From your company’s viewpoint, what has been the impact of acquisition reform on: Knowledge of procurements the agency is pursuing? Are you using the Internet to gather information? Proposal development and the bidding process? Costs associated with marketing, bidding, teaming, and proposal development? Risks associated with bidding? Feedback from the FAA? Dispute resolution?

Has there been a change in the relationship or communication between your personnel and the FAA contracting officer? The IPT/program personnel?

Has acquisition reform affected existing contracts (e.g. requirements stability, schedule stability)? If yes, please give some examples.

Have there been appreciable differences in the administration and execution of contracts awarded under the AMS? If yes, please give some examples.

Are there any other comments, suggestions, improvements you would like to share?

Overall, industry response was very positive.  Only one company expressed serious doubts about AMS, and that was primarily about its possible misuse as a means of justifying sole source awards to favorite contractors. Small, disadvantaged businesses also expressed concerns about the impact on their sector.

Progress

The interviews showed widespread industry acceptance of AMS and acquisition reform, its goals, and its philosophy as a better way to do business.

The new bidding process has saved industry an estimated 30 to 40 percent over previous bid and proposal costs.

Companies generally favor using the Internet, particularly to determine what Screening Information Requests (SIRs) are in process and what updates have been made to the procurement policy.

Openness of process and access to information have cut procurement and product cost by reducing guess work in responding to requirements.

Flexibility and innovation in contracting make it easier to award or extend contracts.

It is easier for contractors with good performance to get follow-on work.

Findings

Industry respondents are primarily concerned with consistency of policy implementation across programs.  They appreciate the new rules but desire predictability in the application of contracting policy.

AMS has had a negative impact on minority/disadvantaged businesses.

(	Business is being bundled into large, existing contracts.

(	There is no longer a need for 8(a) as a “quick turnaround” process.

Coordination of SIRs to reduce duplication would help companies focus their resources and could provide cost savings to the FAA as well.

Misuse of sole source is a potential problem that industry is watching closely.

The dispute resolution process is not clear, and some companies are wary of it.

With release of SIRs on the Internet, it is harder to plan work because there is no longer advance notice available (as in the Commerce Business Daily ), and short turnarounds put additional pressure on small business marketing staffs.

Barrier

Maintaining public and industry trust in the fairness of acquisitions may be difficult given the new flexibility and the reduction in process.

Discussion

Impact of AMS on Small Economically Disadvantaged Businesses

Small economically disadvantaged businesses (SEDBs) interviewed perceived that the new AMS offers them less opportunity to compete for FAA contracts.  Respondents viewed the new AMS as more subjective, with the potential for more sole source contracts despite the appearance of an unbiased process.  As examples, they cited SIRs repeatedly advertised for short periods of time and subsequently canceled, recompeted, placed on indefinite hold, or issued as sole source.  To them, these actions signaled a lessening of FAA’s commitment toward inclusion of small and disadvantaged businesses.  Initial protest actions are underway by disadvantaged companies, and the number of protests in this area is likely to increase.

Additionally, it was perceived that, since FAA is now exempt from the Small Business Administration legislation, there is little incentive for the agency to seek and award contracts to SEDBs.  Respondents generally observed that more requirements are being rolled up into larger, existing vehicles like the Department of Transportation’s Information Technology Omnibus Procurement (ITOP). On two occasions, an SEDB contractor was shut out of a recompete only to have its staff hired away by the larger firm.

Internet advertising of SIRs was generally seen as positive.  However, two interviewees observed more difficulty in planning work because advance notice and forecasting information are no longer available in the Commerce Business Daily.  (To address this, the FAA Small Business Office recently created an Internet Web page that projects business opportunities FAA-wide.)  The shortened response time to SIRs can make it difficult to respond within the allotted time frame.  One interviewee noted that selected companies receive additional or advance information regarding the original SIRs, including amendments and informational letters, while others do not.

Chapter 5—Lifecycle Acquisition Management

Lifecycle Management encompasses the processes from identification of a mission need through the implementation, operation, and final disposition of a solution.  The JRC was created to make corporate-level decisions on resource allocation and budgeting, while the IPDS was designed to push program and technical decisions to the lowest possible level.  The set of processes and tools established to support these decisions includes mission analysis, investment analysis, decision making, solution implementation, in-service decisions, in-service management, and service life extension.

There have been few new programs initiated since the establishment of AMS, and no programs have gone through the entire process. Little data is available to assess how well the system is working to date.  This initial evaluation provides a qualitative assessment of implementation progress, barriers to success, and potential future problems.

Evaluation Results

Progress

A revised core policy has been completed and awaits signature by the Administrator.

Approximately 50 percent of the generic processes and guidance that support the core policy of AMS have been completed, approved, and entered into FAST.

Detailed guidelines for conducting mission analysis and investment analysis have been created, approved and published for use.

A configuration management process for AMS has been developed.

The JRC has been established and meets regularly to make corporate-level decisions and optimize resource allocation.

The IPDS philosophy and mechanics are being implemented.  IPTs are taking greater responsibility for project-related decisions.

Mission analysis staffs have been established within several of the FAA Lines of Business.  The Mission Analysis Steering Group coordinates performance across all lines of business.

The Office of System Architecture and Investment Analysis (ASD) now provides a central focus for development of the NAS Architecture and for investment analysis.  An Architecture group and an investment analysis staff have been put in place.

Several multi-organization investment analysis teams are working collaboratively to provide a basis for major strategic investment decisions.

The System Engineering Operational Analysis Team (SEOAT) established to support the JRC conducts affordability assessments for proposed new programs and develops prioritized F&E/R,E&D budget proposals.

Findings

The revised AMS document has been delayed seven months and awaits the Administrator’s signature.  The hiatus has caused confusion as to whether the “old” policy or the “new” policy is governing.  The policies are inconsistent in key areas including the development and coordination of requirements documents and acquisition program baselines.

The solution implementation guidelines for system/software programs need to be completed.  Although the operational framework has been put in place, much of the FAST content is still under development.

Establishing a Resource Management Council (RMC) as a second corporate-level decisionmaking body is inconsistent with the AMS principle of unified agency-wide planning, programming, and budgeting within a long-range strategic framework.

FAA Associate organizations have been slow to accept and implement IPDS.

There is no consistent acquisition program measurement across the agency.

JRC-approved acquisition program baselines do not exist for most programs, complicating the completion of realistic affordability assessments and rendering IPT accountability for meeting commitments more difficult.

Barriers

The traditional roles and responsibilities of the separate Operations and F&E/R,E&D budget processes, the different accounting and estimating techniques applied to each, and the establishment of the RMC outside of AMS make the consolidation of these activities daunting.

Prioritize programs, functions and processes and reallocate resources accordingly, eliminating low-priorities. Centralize processes where efficiency or effectiveness gains are possible.

Establishment of realistic baselines is difficult because funding requirements exceeding the available resources, and out-year funding remains uncertain.

Limited acquisition personnel resources have been overextended by the creation of new product teams, new process teams, new organizations, and new initiatives.

A natural tension exists between empowerment of IPTs and the need for centralized and standardized processes where products are highly interdependent and safety is critical.

Recommendations

Obtain the Administrator's approval of the revised AMS core policy.

Complete the solution implementation guidance for systems/software as soon as possible, and expedite the creation of remaining processes, guidance, and tools.

Merge the JRC and RMC into a single Assistant and Associate Administrator-level body to optimize investment decisions and resource allocation across all FAA appropriations.  An expanded SEOAT could support the merged council.

Establish and enforce a baseline management policy and procedures, and expedite the establishment of baselines for legacy programs.

Discussion

Core Policy

The AMS core policy document, signed on April 1, 1996, provides the necessary policy for the implementation of acquisition reform for the Agency.  During the past year, this document has been updated based upon experience, providing clarification and additional detail for the initial policy.  It is supported by a series of guidance documents.  Although completed in December, 1996, the updated AMS policy has not been signed.  Delay in approval and dissemination, accompanied by inconsistencies between policy versions is causing confusion as to which is the governing policy document.

Joint Resources Council

JRC guidance was issued in October, 1996, and expanded in January, 1997.  Interviews with program offices revealed some confusion about the details of JRC activities and requirements.  Administrative meetings of the JRC have provided improvements in the effectiveness of the JRCs, scheduling guidance, and guidance for “paper JRCs” under specific circumstances.

During the first year, 22 formal and 4 “paper” JRC meetings were conducted.  Table   5-1 summarizes the JRC activity.

Table 5-1. JRC Decisions

| Decision | Approved | Deferred | Disapproved |
| --- | --- | --- | --- |
| Mission Need | 2 | 0 | 1 |
| Investment | 6 | 1 |
|  | Re-Baseline | 5 | 2 |
|  | Administrative | 8 |

Scheduling difficulties plagued the first year of JRC meetings; over 73 percent of those scheduled through February, 1997, were canceled or postponed.  Steps have been taken to correct these problems.  Meetings are now scheduled at the request of the Mission Need Analysis Group or Investment Analysis Team, ensuring that pertinent information is available for the decision.  When necessary, a designated FAA executive may attend in place of a JRC member.

The JRC has strengthened its role in the initial year by assuming responsibility for guidance, review, and approval of recommendations for F&E/R,E&D budget submissions.  This is being made consistent with the NAS Architecture through the budget process and through the JRC’s assumption of the approval role for the Architecture.

The establishment of the RMC with approval authority over the operations budget and with essentially the same membership as the JRC, is a deviation from the intent of the AMS.  A major principle of the AMS is to unify the elements of lifecycle acquisition management into an efficient and effective system.  The establishment of two separate bodies confuses the roles and responsibilities of both.  Visibility into the operations budget by the JRC is limited, making realistic affordability assessments impossible.  With the AMS defining a lifecycle process and IPTs responsible for lifecycle management, a means for decisions on lifecycle funding of all types of appropriations is needed.

Metrics and Performance Measurement

The agency has made progress in defining and implementing metrics for procurement activities. Monthly status reporting to ARA-1 of cost, schedule, and technical progress continues to be refined.  However, considerable work remains to enable meaningful measurement of other aspects of AMS.  Major stumbling blocks include the inherent difficulties in defining and measuring established agency strategic goals as well as multiple uncoordinated agency efforts to develop and implement metrics and performance measurement systems.

The agency appears to have at least three separate, simultaneous, marginally coordinated metrics efforts.  With no agency focus on developing and implementing a single metrics system to measure achievement of acquisition reform goals and objectives, there is no way to determine  the success of AMS.  The necessity of measurement for AMS evaluation should not obscure the additional needs for consistent metrics definitions and reporting processes and procedures; cost accounting methods that allow a clear understanding of full lifecycle acquisition costs; and automated management information systems to collect, process, and communicate the relevant data to FAA decision makers.

Program Baselines

The agency has committed to establishing cost, schedule, performance, and benefits baselines for acquisition programs to support:

The IPTs in their efforts to meet their commitments to the FAA Acquisition Executive and the JRC;

The Acquisition Executive and the JRC in their efforts to accomplish “more timely and cost-effective acquisitions of equipment and materials” in compliance with Public Law 104-50, Sec. 348;

The Administrator’s - efforts to determine if and when acquisition programs should be terminated in compliance with Public Law 104-264, Title II, Sec. 252; and

Other government entities (e.g., Office of Management and Budget, General Accounting Office, and congressional committees) in their efforts to gain insight into the value, status, and prognosis for FAA acquisition programs.

Although the AMS provides for JRC approval of the cost, schedule, performance, and benefits baselines documented in the Acquisition Program Baseline (APB) at the investment decision, only a few acquisition programs are new enough to have gone through this process.  The agency has also undertaken the task of establishing baselines for all F&E/R,E&D acquisition programs begun prior to AMS.

Development of a comprehensive agency plan for establishing and managing acquisition program baselines has been complicated by unresolved issues regarding the applicability of “standard” baselines to  some types of programs and the potential value of implementing baselines for relatively “mature” acquisitions.

Baselining has also been difficult because there are greater funding needs than available resources.  Thus, it has not been possible to date to devise an acceptable way to baseline programs to achieve goals consistent with out-year affordability constraints.  Moreover, there is considerable uncertainty with the expected level of out-year funding itself; FAA’s planning forecast has shrunk by a third, from nearly $3 billion per year to $1.9 billion per year in just three years, as a consequence of budget cuts.  The current APB status of 145 F&E/R,E&D funded programs is summarized in Table 5-2.

Table 5-2. Summary Baseline Inventory

| CIP Program Area | APB Approved Prior to AMS | APB Approved by JRC | Total Approved APBs | Remaining Programs Requiring APBs | Mature Programs (75 % Spent) | Programs to be Reviewed for APB Level | Total Number of Programs |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Automation Programs | 4 | 2 | 6 | 11 | 5 | 0 | 22 |
| Communications Programs | 0 | 0 | 0 | 10 | 4 | 3 | 17 |
| Facilities Programs | 3 | 2 | 5 | 0 | 0 | 31 | 36 |
| Mission Support Programs | 0 | 0 | 0 | 1 | 0 | 36 | 37 |
| Navigation and Landing Programs | 1 | 0 | 1 | 3 | 9 | 1 | 14 |
| Surveillance Programs | 3 | 0 | 3 | 2 | 5 | 0 | 10 |
| Weather Programs | 2 | 2 | 4 | 1 | 4 | 0 | 9 |
| Total Programs | 13 | 6 | 19 | 28 | 27 | 71 | 145 |

Six programs have APBs approved by the JRC.  In addition, 13 programs have baselines approved prior to AMS implementation, 27 programs are relatively mature (over 75 percent of funds expended) and may only require limited baselining at this time, and 70 programs require development of “non-standard” baseline parameters.  These “non-standard” programs include support services such as System Engineering and Technical Assistance (SETA) and MITRE’s Center for Advanced Aviation System Development (CAASD), various regional projects, test equipment modernization, and some facility refurbishment programs.  Twenty-eight major programs require JRC approval of baselines.  This constitutes a significant high-priority workload for the JRC during the next year.

Other concerns regarding the agency’s current acquisition baselining effort include issues of consistency in baseline definitions, measurement techniques, and reporting practices across all management levels from the IPT through the JRC.  Acquisition program baselining is an important watch area for the FAA.

Integrated Product Development System/Lead the Fleet Programs

AMS incorporates the IPDS, which was initiated prior to acquisition reform.  IPDS provides for the cross-discipline communication and collaboration critical to institutionalizing lifecycle acquisition management.  It also implements the empowerment of IPTs required for programmatic decisions to be made at the lowest possible level.

The IPDS is based upon a concept of “teams leading teams.”  There is still significant work to be done to put this concept into place.  The agency has made significant strides, but this is a cultural change which will take more than the two years which have elapsed since its inception.  Progress in the past six months has increased with the Integrated Product Leadership Team (IPLT) taking a more visible role.

Empowerment of the individual IPTs has been accomplished, as expected, to varying degrees depending on the individuals comprising the teams.  The Lead the Fleet concept was intended to provide “move-out” prototype models and to demonstrate how IPTs could execute more smartly if they were empowered and staffed with personnel possessing the right set of skills.  As these IPTs carved out new techniques and methods, they would be emulated by the rest of the workforce.  Unfortunately, the establishment of Lead the Fleet programs has been of little value to either the programs themselves or to overall AMS implementation speed.  Enhanced staffing never occurred, nor did these programs receive any specialized assistance.  Several Lead the Fleet product team leaders felt that they were “rewarded” with more work and briefing responsibilities and gained no benefit from the designation.

Empowerment was to be measured by the number of IPT Program Plans developed and approved.  The intent was to have 15 of these (including Lead the Fleet programs) approved within the first year.  So far, only nine have been approved, but three more are currently scheduled for IPLT review.  Initial approvals appear to have been held up by organizational issues with lifecycle management responsibilities delegated to IPTs.  These issues have been resolved, and the approval process for program plans may now move faster.

Ironically, the success of the individual IPTs could become a harbinger of future overall National Airspace System (NAS) failure or of additional costs to correct problems with system inter-connectivity.  The empowerment of the IPTs must be carefully balanced against the need for standardized reporting systems, centralized data availability, a strong NAS Architecture, and connected management control systems.  The initial review indicates a number of inconsistent efforts and designs.  How will the system architecture be maintained and used to ensure system interoperability?  Will the processes allow for the system engineering to overcome the empowerment of the individual IPTs striving for faster, lower cost acquisitions?  A careful review of the processes and organizations being put into place should be conducted to determine which processes, data bases, systems, and management controls should be standardized or centralized and to what extent.

Human Resource Concerns

Limited human resources are available to accomplish acquisitions and to implement acquisition reform.  As new product teams and IPTs are created to meet new acquisition needs, and as new organizations are formed for new or high-priority functions, the resources come from the same pool of talent.  There are concerns that resources are spread too thin to accomplish all projects and programs effectively.  There appears to be insufficient management flexibility to obtain the necessary new resources, increase the competency and effectiveness of current resources, and reduce the number of poor performers who have not responded to the needs.  The most pressing concern is the lack of the numbers and skill base to adequately cover new demands.

With limitations on the overall number of employee positions, movement of personnel is a zero sum game, even though it may help to maximize the overall organizational effectiveness by putting the “right people” in the “right positions.”  Without personnel reform, which has moved at a significantly slower pace than acquisition reform, the agency will encounter great difficulty in obtaining and optimally allocating sufficiently qualified personnel.  Personnel reform needs to be sped up, and personnel management is an important area to watch and measure in the coming year.

Chapter 6(Procurement

In all of AMS, the most radical changes to the traditional way of doing business are found in the procurement process.  The removal of the requirements contained in the FAR and other regulatory documents has had a profound impact on both regional and headquarters procurement activities.  It is also procurement that gives the earliest indications of how AMS is performing.

The evaluation team conducted over 100 personal and group interviews of procurement and program personnel in the Southwestern, Western Pacific, Northwest Mountain, Great Lakes, and Southern Regions, the William J. Hughes Technical Center, the Mike Monroney Aeronautical Center, FAA Headquarters, the Office of Dispute Resolution, and the Office for Small and Socially and Economically Disadvantaged Business.  The team also collected and analyzed data from existing automated systems, secondary compiled reports, and existing records.

Evaluation Results

Progress

One year after the FAA announced AMS, new processes with automated guidance and tools are available to all FAA procurement employees.

Communication networks, semi-annual meetings, and procurement tool refinements support the workforce.

A comprehensive system of procurement performance measures has been identified, and collection has been initiated.

A communication network with representatives from regional, center, and headquarters procurement communities regularly addresses important AMS procurement issues and problems.

Automated data and interviews with customers indicate that procurement actions are more timely, and increased credit card usage indicates a measurable cost saving.

Findings

The time from SIR to contract award for contracts over $100,000 has been reduced from a minimum time of 90 days before AMS to an average of less than 60 days.

Customers and contracting officers perceive the system to be more flexible.

Measures for procurement savings are unknown; however savings from the increased use of credit cards are estimated at $1.4 million.

Competition remains the preferred method of contracting.

The percentage of total contracts awarded to all small and economically disadvantaged businesses has decreased by 72 percent from pre-AMS levels.  The percentage of total awards to all small businesses is up 15 percent over that period.

Automated procurement tools are in place, but some, including lessons learned, are not used by most procurement offices.

The process for resolution of protests and contract disputes is not formally defined.

Poor communication, lack of formal process, unstable funding, and lack of permanent staffing all contribute to protest and contract dispute problems in the Office of Dispute Resolution (ODR).

Barriers

The current automated procurement system does not automatically identify management and performance data and metrics.

The Learning System has not inventoried procurement competencies or indicated skill needs, which results in a perceived need for formal procurement training.

Some individuals are slow to move from proven ways even when given new options and flexibility.  Availability of new tools and processes does not guarantee their immediate use.

Socio-economic goals are independent from business goals and require special emphasis.

Recommendations

Fully fund and staff the Office of Dispute Resolution and complete the required processes and procedures.

Determine the requirements for and articulate the benefit of small economically disadvantaged business contracts and implement guidance accordingly.

Develop an integrated metrics program and educate the workforce on its use and value.

Discussion

Procurement Guidance and Processes

The AMS implementation plan for changes in procurement policies and practices included:

Developing automated tools for good acquisition decisions;

Building skills and confidence of the procurement workforce to best use the flexibility of the new regulatory environment; and

Establishing a comprehensive system of performance measurements.

Communication

Procurement processes and guidance developed by ASU-100 are available to the FAA procurement community through the Procurement Toolbox in FAST and by e-mail.

A network of New Process Coordinators (representatives from each region, center, and  FAA headquarters procurement offices) communicates through monthly teleconferences and e-mail to address issues important to the procurement community.

Training

Initial orientation training was provided to all in the FAA procurement community and included legal and program personnel.  A total of 850 individuals attended the briefing, which introduced the philosophy of AMS but did not provide a guide for applying the new flexibility.  As new guidance was developed and became available in the electronic toolbox, the New Process Coordinators took on the responsibility of disseminating the new information to the procurement offices.  Thirty-five of the individuals interviewed expressed concerns about training and the Learning System (14 wanted more formal AMS training, and seven wanted more specific procurement skill training).

Tracking and Metrics

The Procurement Performance Measurement Working Group developed the FAA Performance Measurement Plan to establish the framework for tracking procurement system reform and for measuring its effectiveness.  In a plan presented on August 30, 1996, the group identified ten objectives for AMS procurement success.

Attempts to collect data for the objectives have been 60 percent successful, and the data is being validated.  The balance of procurement measures is not being collected.  Table 6-1 describes the status of the metrics.

Process Flexibility

Interview data revealed that practitioners are divided as to the effectiveness of the AMS flexibility.  Approximately an equal number of individuals like the freedom to implement creative solutions to problems as are concerned about the lack of standardization; the impact on the legal staff; and concerns over litigation, accountability, and personal error.

Timeliness

Figure 6-1. Average Procurement Time

Timeliness is one of the areas where the new procurement policy seems effective.  The time from SIR release to award has decreased for contracts over $100,000.  As a measure of timeliness, the Office of Acquisition monitors the results of contract awards over $100,000 at FAA Headquarters from the issuance of the Screening Information Request (SIR) to actual contract award.  The minimum time to award a contract exceeding $100,000 using the FAR restrictions is 90 days.  The data in Figure 6-1 was collected by ASU-100 quarterly since April 1, 1996, and shows a significant reduction in the average procurement time.

Table 6-1. Procurement Metrics Objectives, Measures, and Status

| Objective | Measure | Status |
| --- | --- | --- |
| To reduce by 50% the time it takes to acquire and field new products | Time from receipt of procurement request in contracting office to SIR | On hand |
|  | Time from SIR to Contract Award | On hand |
|  | Number of credit card transactions versus number of purchase orders | On hand |
| To improve the productivity of the procurement system workforce | Total procurement actions/number of full time employees (DELETED) | Not collecting |
| To reduce by 20% the cost to acquire products and services | Total procurement dollars (DELETED) | Not collecting |
| To establish competition for products and services among two or more sources as the preferred method of source selection | Number of new contracts completed/total number of new contracts | On hand |
|  | Dollars obligated for completed new contracts/total new contract dollars | On hand |
| To increase the procurement of commercial and non-developmental items | Number of commercial procurement actions/total number of procurement actions | Not collecting |
|  | Dollars obligated for commercial procurement actions/total procurement dollars (DELETED) | Not collecting |
|  | Dollars spent on credit card transactions/total procurement dollars | On hand |
| To enable tailoring to meet the goals of each requirement | Percentage of contracts using oral proposal | Not collecting |
| To improve internal user satisfaction | User Satisfaction (PMAT) | 2 offices only |
| To strive to provide small business with attainable and reasonable opportunities to participate as contractors/subcontractors | Number of contracts awarded to small business/total number of contracts |

On hand

|  | Dollars obligated for small business contracts/total contract dollars | On hand |
| --- | --- | --- |
|  | Dollars sub-contracted by large business to small business/total large business contract dollars |

On hand

| To reduce contractor bid and proposal costs by using the new acquisition management system | Industry satisfaction and cost savings (voluntary survey in SIR) | Not collecting |
| --- | --- | --- |
| To ensure that offerors are treated fairly and disputes are resolved quickly and inexpensively | Number of protests |

On hand

|  | Number of protests/number of new awards | On hand |
| --- | --- | --- |
|  | Average time to render a protest decision | Not collecting |
|  | Procedural fairness (voluntary survey) | Not collecting |

Interview responses from both procurement officials and user groups have expressed optimism that, due to increased flexibility and relief from previous time thresholds imposed by the FAR, significant time savings have been achieved.  Each region, each center, and ASU-300 discussed success stories whereby they have been able to plan, solicit, and award a contract in a much shorter time frame under AMS than under FAR.   Examples of these successes from ASU-300 include:

The Security Equipment Installation and Integration Services contract took just 4 weeks from the time of SIR issuance to the contract award, and

The CTX 5000SP Explosives Detection System took just 2 weeks from the time of the SIR to the award of the contract.

Competition

The AMS emphasizes and encourages competition as the preferred procurement method to be utilized whenever practical and reasonable.  It defines competition as providing two or more sources with an opportunity to express an interest in satisfying the agency’s requirement.  Interviews with both procurement employees and user groups cite positive developments brought about by procurement reform.

Procurement reform has also relieved the procurement employees and user groups from cumbersome documentation requirements.  AMS requires that sufficient documentation be developed to explain and justify the procurement action and support the business decisions made.  Again, through employee interviews, this administrative relief has described as a positive change.

As shown in Table 6-2, data from the Contract Information System indicates that the agency is  increasing the percentage of both competitive and single source awards.  However, this increase is at the expense of disadvantaged businesses.  The impact of this finding is discussed in the section reviewing small business and minority business procurements.

Table 6-2  Competitive vs. Single Source Awards

|  | Pre-AMS 4/95-3/96 | AMS 4/96-3/97 |
| --- | --- | --- |
|  | Type of Award | Number of Awards | Percent of Total Awards | Value of Awards | Number of Awards | Percent of Total Awards | Value of Awards | Change in Percentage of Total Awards |
| Single Source | 123 | 18% | $90.87 M | 162 | 24% | $107.73 M | +33% |
| SEDB/8A | 173 | 26% | $84.09 M | 89 | 14% | $33.98 M | -44% |
| Competitive | 377 | 56% | $283.74 M | 416 | 62% | $212.55 M | +11% |
| Total Awards | 673 |
| $458.73 M | 677 |
| $354.26 M |

Credit Cards

AMS authorizes the use of credit cards (also known as purchase cards) consistent with prudent business practice.  Though the cards are not an innovation of the AMS, a strong emphasis has been placed on their use.  The Senior Executive Working Group, which includes representatives from all major civilian government agencies, has determined that the savings by using a credit card over that of using the standard purchase order (PO) is $53.77 per transaction.

Since the establishment of AMS, the number of authorized cardholders has grown 19 percent.  Credit card transactions during the same period increased by 39 percent.  Obligations by credit card increased by 74 percent.  This larger percentage increase in obligations can be explained in part by the elimination of many restrictive procurement thresholds in the new acquisition document as well as the delegation of purchasing authority to the lowest possible level.

Conversely, the number of simplified purchase transactions has dropped by more than 50 percent since AMS was implemented.  Additionally, there was a 68 percent decline in the amount of obligations by PO for the same period.  The figures in Table 6-3 were provided by the Standard Form 281 report consolidated by ASU-100 for the FAA and reported to DOT.

Table 6-3. Summary of Credit Card Data

Credit Card Purchases

Pre-AMS

(4/1/95-3/30/96)

AMS

| (4/1/96-3/30/97) | Change |
| --- | --- |
| Number of Cardholders | 5591 | 6675 | +19% |
| Number of Transactions | 125,399 | 174,876 | +39% |
| Total Amount of Transactions | $39.20 M | $68.52 M | +75% |

Using the $53.77 savings per transaction, and assuming that most of the decrease in simplified purchases is the result of increased credit card usage, the agency shows an additional administrative savings of  $1.4 million by making purchases on credit cards instead of using other simplified purchase methods.

Socio-Economic and Other Policies and Programs

AMS states that the FAA will implement and aggressively strive to provide small businesses and SEDBs attainable and reasonable opportunities to participate as prime contractors and subcontractors for required products and services.  It furthermore tasks the FAA’s Small Business Utilization staff with the responsibility for:

Overseeing the agency’s policy and program on the utilization of small and SEDB firms;

Establishing mechanisms for monitoring and evaluating the effectiveness of the small business program; and

Ensuring FAA wide implementation and accomplishment of small business program objectives.

During the interview process of this evaluation, all procurement offices contacted expressed the opinion that their commitment to contracting with small business and SEDB firms remained high, but that awards to SEDB firms had declined slightly.

Members of the agency’s Small Business Utilization staff (ARA-5) interviewed raised concerns with the contracting totals for SEDB firms.  Data collected directly from the procurement offices through the Major Procurement Preference Goal (MPPG) report supports the concern.

The MPPG report dated September 30, 1996, shows that the percentage of awards to small businesses increased since AMS began.  Furthermore, the AMS has established a new reporting group of entitled very small businesses which received an additional 3 percent of awards.  AMS appears to be achieving its goal of providing reasonable opportunities for small businesses to contract for products and services.

As shown in Table 6-4, the percentages of total awards which went to SEDB firms during the same time frames were significantly reduced. One explanation for the decrease in SBA 8(a) awards is that the AMS no longer requires that the agency contract directly with SBA.  AMS does however, encourage competitive use of 8(a) firms which would be recorded as SEDB firms for reporting purposes.  As can be seen by the MPPG report, the percentage of awards to all types of disadvantaged businesses fell by 72 percent.

Table 6-4. Comparison of Small Business Obligations

Small Business Utilization Direct Procurement Obligations (Excludes Mods.)

Pre-AMS

(4/1/95-9/30/95)

% of total obligations

Pre-AMS

(4/1/95-9/30/95)

$ in Millions

AMS

(4/1/96-9/30/96)

% of total obligations

AMS

(4/1/96-9/30/96)

| $ in Millions | Change in percentage of Total Obligations |
| --- | --- |
| Total Obligations | 100% | $534 M | 100% | $267M |
|  | Other | 28% | $150 M | 45% | $120 M | +61% |
| Small | 40% | $214 M | 46% | $123 M | +15% |
| All disadvantaged | 32% | $170 M | 9% | $24 M | -72% |
| 8(a) Concerns | 12% | $63 M | 2% | $6 M | -83% |
| SEDBs | 16% | $87 M | 4% | $10 M | -75% |
| Women Owned | 4% | $20 M | 3% | $8 M | -25% |

In interviews conducted by the evaluation team, industry representatives stated their perception that the AMS provides fewer opportunities for SEDB companies.  They believe that the agency has lessened its commitment to inclusion of SEDBs in contracting.  It appears that additional effort is required for the agency to meet the AMS goal of providing reasonable contracting opportunities to SEDB firms.

On August 19, 1996, the Administrator, issued a small business policy statement that directed the agency to implement a Mentor-Protégé program.  The program will encourage prime contractors to mentor small businesses and SEDB firms.  Guidance was issued in March, 1997, and no documentation is yet available for review.  It is recommended that the success of the Mentor-Protégé program be reviewed by future evaluation efforts.

Dispute Resolution

The AMS designed a dispute resolution process with flexibility and timeliness in mind. This goal has not been realized.  AMS states that protests and contract disputes shall be resolved at the agency level through the FAA dispute resolution system, and judicial review shall apply only to final agency decisions.  The FAA created the Office of Dispute Resolution (ODR) as an independent internal organization which reports to the FAA Chief Counsel.

The ODR provides recommendations to the Administrator (or his designee), who makes a final agency decision concerning the issues at hand.  Because the AMS is not a regulatory document, AMS Section 3.9 is considered policy.  While Section 3.9 does not currently have the force and effect of law, it does define the process which must be followed by offerors, potential offerors and contractors in order to exhaust their administrative remedies before a final agency decision may be obtained.  Only final agency decisions or “orders” are appealable under 49 U.S.C. 46110.  At the present time, the policy in Section 3.9 is made binding to offerors, potential offerors, and contractors through SIRs and contract clauses.  The number of disputes has nearly tripled from pre-AMS figures.

During interviews, contracting officers and legal counsels expressed concerns regarding the processes and procedures currently being utilized under the dispute resolution system.  Specific policy decisions addressing concerns as to timeliness of filings, generation and use of qualified vendor lists, and timeliness of decision issuance in total were raised.  Both procurement officials and user groups have stated that protests and disputes under AMS are expensive and untimely.  It should be noted that there have been comments received from offerors who like the new system and feel that their experience with the ODR has been excellent.

The current process is resource constrained.  The ODR does not have an approved budget and is not permanently or fully staffed.  These deficiencies compound the frustrations, concerns and complaints from those in the contacting arena.  Delays in release and exchange of information and unavailability of a disputes resolution officer, contracting officers and legal counsels contributes to delay the process.  Another bottleneck of the process is the availability of the Administrator, given his schedule.  These constraints and delays have resulted in approximately one third of all disputes presently still awaiting decisions.

The process remains a challenge for everyone.  The ODR expects rulemaking to be in effect by the end of Fiscal Year 1997.  Once rulemaking is in effect, the Dispute Resolution Process will be regulatory in nature and will have the force and effect of law.  With formal rules and a staffed and funded office, current restraints and limitations upon the process will be eliminated and the perception that the system takes too long should vanish.

Chapter 7(Conclusions and Recommendations

As discussed in Chapter 1, it is difficult to evaluate the effectiveness of much of the AMS because of the latency involved in most large procurements and the evolving nature of the processes.  This section provides preliminary information on effectiveness based on early numbers from the procurement organizations and their databases, analysis of records and memoranda, and anecdotal data collected through interviews. Table 7-1 summarizes the evaluation team’s assessment of AMS effectiveness in responding to the problems that prompted acquisition reform.  Table 7-2 shows a similar summary organized by change area and AMS component.  The remainder of this chapter elaborates the evaluation results and is organized roughly according to the change areas described in chapter 2.

Table 7-1. Summary of AMS Effectiveness Against Problems

| Problem | Effectiveness |
| --- | --- |
| Management Control |
| Widely diffused responsibility and accountability. | ( |
| Poor coordination (internal/external). | ( |
| Poor contract management/oversight. | ( |
| Planning |
| Efficient and effective planning processes. | ( |
| Understanding customer needs. | ( |
| Mission focus, requirements analysis and control. | ( |
| Ability to recognize technical complexity. | ( |
| Ability to provide good estimates. | ( |
| Ability to control systems requirements. | ( |
| Acquisition and Procurement Process |
| Ability to obligate/spend appropriated funding in timely manner. | ( |
| Simplification of procurement and acquisition cycle. | ( |
| Ability to field systems in timely fashion. | ( |
| Ability to field current technology systems. | ( |
| Human Resources |
| Competent workforce. | ( |
| Senior management turnover. | X |
| Incentives to reinforce desired behavior. | X |
| Financial Resources |
| Effective budget process. | ( |

KEY:

(  More effective

(  Less effective

( No change

(  Too early to tell

X Not applicable

Table 7-2. Evaluation Team Assessment of AMS Effectiveness

| AMS Area | Effectiveness |
| --- | --- |
| Acquisition Lifecycle Management |
|  | Core Policy | ( |
| Joint Resources Council | ( |
| Integrated Product Development System | ( |
| Metrics and Performance Measurement | ( |
| Implementing Guidance | ( |
| Program Baselines | ( |
| Long-Range Planning | ( |
| Mission Analysis | ( |
| Investment Analysis | ( |
| Baseline Management | ( |
| Solution Implementation | ( |
| Procurement |
|  | Procurement Guidance and Processes | ( |
| Process Flexibility | ( |
| Dispute Resolution | ( |

KEY:

(  More effective

(  Less effective

( No change

( Too early to tell

Management Control

AMS can enhance management control.  The creation of the JRC and IPTs forms a framework for balancing authority, responsibility, and accountability. Implementation of control, however, will be difficult without the consistent management and monitoring of Acquisition Program Baselines for all FAA capital programs.

Planning

The new AMS, coupled with the development of the NAS Architecture, creates an analytical, needs-driven planning infrastructure that should lead to low risk acquisitions of the right systems.  Much depends upon the capability of the Mission Analysis and Investment Analysis processes.  FAA needs to invest the time and resources for these processes to mature so that they produce high quality recommendations.

Acquisition and Procurement Process

The institutional mechanisms are in place to allow rapid procurement and fielding of new systems.  Success will be achieved if the IPTs can maintain early and continuing involvement of operational organizations in ensuring new systems meet their needs. IPTs need to act in innovative ways to take advantage of their new flexibility.

Financial Resources

The NAS Architecture development and the Capital Investment Plan (CIP)                   re-engineering process can improve internal FAA financial planning and resource control.  Nonetheless, external forces (OMB, Congress) have much greater roles in financial reform.  The recommendations to Congress of the newly-created National Civil Aviation Review Commission (NCARC) will be crucial in determining how well FAA is able to achieve stable, predictable future funding.

Conclusions

An underlying theme that surfaced throughout this evaluation has been the role of FAA cultural transformation in the success of acquisition reform.  To achieve meaningful reform, FAA needs to have an acquisition workforce that is creative, bold, and imaginative; a workforce functioning as an empowered organization, taking advantage of the new freedoms derived from AMS.  At the same time, it must enhance its attention to disciplined management control. Financial resources are dwindling and FAA must do more with less.

Since cultural transformation is the central challenge, FAA management needs to create a sense of urgency around the adoption of AMS and IPDS principles. They must also bring home the reality of the fiscal situation. Now that the AMS implementation mechanisms are beginning to function, the focus must be on harnessing the workforce to a new way of doing business. Innovation and risk-taking must be encouraged and rewarded.

Recommendations

Establish a focused, rigorous plan for the IPTs to reduce the time to field new systems by 50 percent and reduce acquisition costs by 20 percent.  Establish an appropriate, effective reporting system to monitor progress.

Obtain the Administrator's approval of the revised AMS core policy.

Develop an integrated metrics program and educate the workforce on its use and value.

Establish and enforce a baseline management policy and procedures, and expedite the establishment of baselines for legacy programs.

Complete the solution implementation guidance for systems/software as soon as possible and expedite the remaining processes, guidance, and tools.

Prioritize programs, functions and processes and reallocate resources accordingly, eliminating low-priorities.  Centralize processes where efficiency or effectiveness gains are possible.

Merge the JRC and RMC into a single Assistant and Associate Administrator-level body to optimize investment decisions and resource allocation across all FAA appropriations.  An expanded SEOAT could support the merged council.

Fully fund and staff the ODR and complete the required processes and procedures.

Determine the requirements for, and articulate the benefit of SEDB contracts and implement guidance accordingly.

Appendix(List of Acronyms

ABZ		Office of Business Management

AMS		Acquisition Management System

APB		Acquisition Program Baseline

ARIT		Acquisition Reform Implementation Team

ARSR-4	Air Route Surveillance Radar 4

ASD		Office of System Architecture and Investment Analysis

ASOS		Automated Surface Observing System

ASU		Office of Acquisitions

CAASD		Center for Advanced Aviation System Design

CIP		Capital Investment Plan

CIS		Contract Information System

CM		Configuration Management

CO		Contracting Officer

COTS		Commercial Off the Shelf

F&E		Facilities and Equipment (budget)

FAA		Federal Aviation Administration

FAR		Federal Acquisition Regulations

FAST		FAA Acquisition System Toolbox

GAO		General Accounting Office

GSBCA	General Services Board of Appeal

HICIP		Human and Intellectual Capital Investment Plan

HRM		Human Resource Management

IPDS		Integrated Product Development System

IPLT		Integrated Product Leadership Team

IPT		Integrated Product Team

ITOP		Information Technology Omnibus Procurement

JRC		Joint Resources Council

Mode S	Modes Select Radar

MPPG		Major Procurement Preference Goal

NAS		National Airspace System

NCARC	National Civil Aviation Review Commission

NDI		Non-Developmental Item

ODR		Office of Dispute Resolution

OMB		Office of Management and Budget

OPS		Operational (budget)

PMAT		Procurement Management Assessment Tool

PT		Project/Program Team

R,E&D		Research, Engineering and Development (budget)

RMC		Resource Management Council

SBA		Small Business Administration

SEDB		Small Economically Disadvantaged Business

SEOAT		System Engineering Operational Analysis Team

SETA		System Engineering and Technical Assistance

SIR		Screening Information Request

U..S.C.		United States Code