| Financial Management Line of Business |  |
| --- | --- |

Migration Planning Guidance (Version 1)

Section 3.1: Change Management Best Practices

This section provides considerations for managing the organizational changes to facilitate the transition from an Agency’s existing financial systems and/or operations to a shared service provider (SSP).

Table of Contents

Introduction to Managing Change	1

What is Managing Change?	1

Why is Managing Change Important?	1

What does Change Management Entail?	1

Change Management Activities	3

Change Management Requires Proactive, Transparent, and Interactive Leadership	3

The Role of Leaders in Managing Change	4

Leadership must engage in change management prior to engaging in migration planning	4

Leadership must stay engaged in change management during migration planning and the migration	6

Governance/Organizational Structure	6

Delineating CFO and CIO Responsibilities	6

Organizational Structure of the Future Office of the CFO	7

Migration Team Organization and Composition	7

Additional resources	18

Human Capital Management	18

Introduction	18

What is Human Capital Management?	18

The Need for Human Capital Planning	19

What does Human Capital Planning for a Migration Entail?	21

Organizational Needs Assessment	23

Future Roles and Future Need for Organizational Needs Assessment	24

Skills and Competencies for the Organizational Needs Assessment	27

General Core Competencies	28

Accountants	29

Program Managers	31

Budget Analysts	34

Financial Managers	36

Financial Systems Analysts	38

Information Technology Personnel Implementing Financial Systems	41

Financial Management Analysts and Financial Specialists	44

Project Managers Implementing Financial Systems	46

Current Workforce Assessment	49

Gap Analysis	50

Workforce Strategies to Close Human Capital Gaps	51

Recruitment of quality personnel	52

Retention of Qualified Personnel	53

Workforce Development	53

Stakeholder and Communications Management	56

Introduction	56

What is Stakeholder and Communications Management?	56

The Need for Communications	56

What do Stakeholder Analysis and Communications Management Entail?	58

Stakeholder Analysis Overview	58

Defining the Stakeholders	59

Conducting a Stakeholder Audience Quick Assessment	61

Conducting a Stakeholder Audience Needs Analysis and Risk Evaluation	62

Communications Plan Overview	63

Organization of the Communications Plan	63

Description of the Communications Plan Template	64

Purpose of the document	64

Project background	64

Communications Roles and Responsibilities	64

Communications Approach	65

Objectives	65

Principles	65

Key Messages	65

Stakeholder Audience	65

Communications Process	66

Vehicles/Tools by Audience	67

| Section | Change Management Best Practices |
| --- | --- |
| 3.1 |  |

This section provides considerations for managing the organizational changes to facilitate the transition from an Agency’s existing financial systems and/or operations to a shared service provider (SSP).

# Introduction to Managing Change

## What is Managing Change?

Change management is the process of employing systematic processes to help align an organization’s people and culture with changes in business strategy, organizational structure, business processes and systems. Change management involves employing several tools and working with an organization’s various stakeholder groups to help them understand what the change means for them. The goal of change management is to secure buy-in to the change, and to align individual behavior and skills with the strategic objectives of and changes to the organization.

## Why is Managing Change Important?

The success or failure of a migration project cannot be solely measured by meeting milestones or system performance.  A measure of success of a migration project also involves employees’ capacity to adapt to the change and work effectively and efficiently in the new environment.

The basic tenet of change management is that changes do not readily happen on their own because people tend to be comfortable with their familiar way of performing daily activities.  People’s capacity to change can be influenced by how change is presented to them and their capacity to adapt to change can shrink if they misunderstand or resist the change, causing roadblocks and challenges for a migration.  However, if people understand the benefits that the change will have on the organization, they may become invested in seeing the change successfully carried out.

## What does Change Management Entail?

Managing change must be approached from a variety of perspectives that will be unique to each organization and the stakeholders of the migration.

Basic approaches employed to facilitate change include the following:

Define and instill the new vision for the organization, including the values and norms that will help to guide behaviors.

Assess the organization’s readiness and commitment to change.

Identify and enlist informal leaders from across the organization as change agents.

Transform the organization’s culture to align with the new business environment that will result from the migration.

Design organizational structures that align with the change in functions post migration.

Emphasize how the change(s) will allow the organization to better meet its mission.

Emphasize the benefits of the migration to the organization as well as to individual users.

Maximize coordination of the migration with any other changes taking place within the organization.

Support the organization through training and other supporting activities.

Set realistic expectations with stakeholders throughout the migration to avoid disappointment or surprise.

Create awareness and understanding of the changes that the migration will bring to the organization.

Create awareness and understanding of the steps that will take place as the organization migrates to its new financial system/new operations.

Build consensus among stakeholders by actively and visibly soliciting feedback and demonstrating a willingness to meet stakeholder needs.

Build ownership by maximizing prospective users’ involvement in the blueprinting process, such as designing how their business processes may be implemented in the new system.

Assess and communicate the progress of change efforts to both internal and external stakeholders and tying change management activities to performance measures.

### Change Management Activities

Change management requires involving the management team in each of the following types of change management activities.

Leadership:  Leadership involves setting a clear vision and agenda for the migration effort, and ensuring this vision has the support of senior leadership and other key stakeholders.

Governance: Governance involves establishing the appropriate organizational structures, roles, and responsibilities to engage stakeholders and support the migration effort.

Human Capital Management: Human Capital Management involves identifying the human capital impacts of a migration effort on both the organization and its individuals, developing an action plan to ensure the organization has an adequately skilled workforce to support its post-migration needs, and the individuals within the organization have the competencies to supply those skills.  Human Capital Management addresses how to recruit, retain and train individuals to support the changing organization.

Stakeholder and Communications Management: Stakeholder and communications management is employing continuous and effective communication approaches to advance stakeholder understanding and organizational commitment.

The following sections in this Change Management chapter will provide suggestions on how each of the following activities should be approached.

### Change Management Requires Proactive, Transparent, and Interactive Leadership

Change management is not a one-time, operational initiative, but an on-going strategic initiative that must be part of the overall migration planning and execution effort.

Managing change is a leadership role. Change management is a strategic initiative that senior leadership must drive and engage in.  Additionally, managers and informal leaders from across the organization can, and should, be used as change agents.

Change management must be activated early in the project life cycle. The earlier in the project life cycle senior leadership engages in change management, the more effective they will be at building acceptance of the change by those who are affected by it.

Change management is necessary throughout the project life cycle. Acceptance must be attained through each phase of the development life cycle.  Leaders must exhibit stamina and patience throughout the project to continuously engage with stakeholders.

Change must be upfront and transparent. Giving stakeholders a holistic view of the transition will cause them to be more likely to align their business needs, personal motivations, and organizational concerns with the migration project.

# The Role of Leaders in Managing Change

The role of leadership in the change management effort cannot be underestimated.  Support from leaders at all levels of the organization will be critical to the success of the migration effort.  Senior leadership must be the visionaries, champions, and role models for change.  In addition senior leadership must delegate both the responsibility and authority to make decisions grounded on the vision to managers at all levels of the organization.  This delegation of decision-making authority will help both to reduce bottlenecks at the highest levels of the organization and to increase buy-in from individuals affected by the change.

Managers throughout the organization should be expected to support and communicate the benefits of change to their peers and employees.  Their performance should be measured based on how well they execute work to achieve the defined vision and how aligned their decisions are with the vision.

## Leadership must engage in change management prior to engaging in migration planning

Success begins with a clear vision and strategy. Leaders must have a clear and strategic message about how the future of their organization and their stakeholders will be improved and impacted by a migration. Establishing this clear vision involves the following steps:

Set, document, advocate for, and supporting the vision and direction for the Agency’s financial operations. The Agency CFO must establish and engage with the Office of the CFO leadership on the overall future vision of how the finance organization should support the Agency and the financial management systems strategy.

- How should the finance organization operate after the migration?

- How should the financial management enterprise architecture look?

- How will this benefit the stakeholders and the Agency overall?

This vision will help to guide the approaches managing communications and human capital impacts within the CFO organization.

Set, document, advocate for, and support the FMLoB vision and direction with intra-agency partners.  FMLoB inextricably links financial management and information technology.  As such, it is vital that the CFO and the CIO organizations be in partnership in establishing the overall vision for FMLoB.

Align with Agency leadership and mission.  The Agency’s FMLoB vision must be aligned with the vision of the Agency leadership and the Agency’s mission.  A vision that is misaligned with the rest of the Agency will instigate early resistance and a lack of support for resources and for change.  Obtaining, in writing, the support of Agency leadership will mitigate the future risks as leadership changes hands.

Select an Agency executive sponsor at the appropriate level. The executive sponsor for a large migration effort should be someone who has authority over both the CFO and the CIO, such as the Agency Deputy Secretary or Administrator. This individual must be vested in ensuring that any conflicts among offices that impede the migration are resolved in a timely and appropriate fashion based on the Agency mission.

Obtain the appropriate authority and partners.  The CFO and CIO must have clear sign-off from Agency leadership on the level of authority their respective offices have in decision-making on behalf of the changes that will be necessary for the migration to succeed.  This is discussed further in the Governance section of this chapter.

## Leadership must stay engaged in change management during migration planning and the migration

Leadership must continue to be involved with managing the change efforts throughout the FMLoB initiative. This involves the following steps:

Monitor readiness.  Leaders must work closely with the migration team’s change management lead and communications lead to monitor the readiness of the organization throughout the migration.  Leaders must be ready to make “go/no-go” decisions at critical points throughout the process based upon their assessment of the organization’s readiness.

Take decisive action on changes.  Throughout the migration process, issues will arise that will require leadership to intervene and take decisive action.  Leaders must maintain their authority to decide on issues that may impact not only their organization but also partner organizations, escalate issues, as appropriate, to more senior leadership and push for timely resolution, or delegate this decision-making authority to others and support the final decision. Further, if issues that are escalated or delegated are not resolved, leaders must be willing to take decisive action to move the migration process forward.

# Governance/Organizational Structure

Governance involves establishing the appropriate roles, responsibilities and organizational structure within the Agency to ensure a successful migration and subsequent shared service relationship.

The governance structure must delineate clear lines of responsibility among the following organizations and roles:

the CFO and CIO during the planning, migration, and post-implementation phases

the organizations within the Office of the CFO

the SSP and Agency migration teams working on the migration effort

the Office of the CFO, Office of the CIO, program offices and SSP post implementation

## Delineating CFO and CIO Responsibilities

The CFO and the CIO must resolve questions such as:

Who is the system owner?  The CFO is typically the functional owner (owner of the business processes in the system), but the CIO may own the hardware and/or the software.  The CIO may have responsibilities equal to the CFO's in dealing with program management issues.

Who is responsible for ensuring the technology is in place and is in alignment with the Federal Enterprise Architecture?  Typically this is the Office of the CIO, who is responsible for the technology of the Agency.

Who is responsible for ensuring the appropriate level of systems and information security is in place?  Typically this is the Office of the CIO, who is responsible for ensuring that the systems security of an agency’s systems meets federal requirements.

## Organizational Structure of the Future Office of the CFO

As part of the Human Capital Plan, the CFO leadership must have a future view of the CFO organization and begin to think about organizing for change.  Questions that the CFO leadership must resolve include:

What services will the CFO organization provide to its customers in the future?

How will those services be provided?

Where will those services be provided?

What types of resources will be needed?

Further details on Human Capital Management are outlined in later sections of this chapter.

## Migration Team Organization and Composition

A migration team comprised of representatives from both the selected SSP and agency staff will be necessary on order to undertake a migration of this size.  In addition, it is recommended that agencies contract with a non-biased third party to provide independent validation and verification support throughout the migration process.   The migration team should be established prior to embarking on the migration and should remain in place throughout the entire migration until the agency and SSP have entered in to an operations and maintenance phase.

In developing a team to undertake the migration effort, the agency will be responsible for determining the migration team’s organizational structure, composition and overall project management.  When developing an organizational structure for the migration project team, the agency should consider:

agency resources and skill sets

shared service provider resources and skill sets

size, scope and complexity of the migration effort

required roles and areas of responsibility

The organizational model below represents a potential solution that migrating agencies can use as a model for establishing migration team governance.  Agencies should determine the right representation and assignment of roles based on their specific circumstances.  The model below recommends and depicts the following organizations:

- Executive Steering Committee (ESC) – comprised of Senior Leadership from the Migrating Agency and charged with setting the vision and providing overall direction

- Project Management Office (PMO) – includes leadership from the SSP and the Migrating Agency and is responsible for managing the day to day migration project effort.

- Contracting Office – includes the Contracting Officer and Contracting Officer’s Technical Representative who support the PMO and are responsible for handling all aspects of contract management.

- Technical Team – includes the SSP Technical Manager, Database Administrators and Technical Team members from the SSP and Migrating Agency.

- Functional Team – includes the SSP Functional Manager and team members from the SSP and Migrating Agency.

- Change Management Team – led by the Change Management lead, includes members from across the SSP and Migrating Agency teams..

- Configuration Manager – provided by the SSP and responsible for supporting the Technical and Functional Teams with configuration management planning, management and documentation.

- Migrating Agency Support Leads – subject matter experts from the Migrating Agency responsible for supporting the Technical and Functional Teams with change management, communications, technical integration, business process reengineering, security and testing.

- IV&V Contractor – an independent, non-biased contractor responsible for reviewing all project deliverables from the technical, functional and configuration management teams for quality and conformance.

The number of resources that comprise a migration team will be largely dependent on the size, scope and complexity of the migration effort.  However the general makeup of the migration team should include the roles and organizations listed below.  Based on the scope of the migration effort and the skills required to successfully complete the tasks, some roles designated as Migrating Agency staff may be supported by SSP staff and vice versa.   In addition, in some cases, a single individual may hold multiple roles.

The following table provides more information on potential migration team roles and the responsibilities that may be assigned to each.

| Role | Minimum Responsibilities |
| --- | --- |
| Roles supported by SSP staff |
| Project Manager | The Project Manager is responsible for working with the Migrating Agency Executive Sponsor(s) and Migration Manager to align on: project scope and approach, project governance, project plan, resource plan, risk management plan, and change management plan updating/managing the project plan monitoring project status and resources to identify changes in project scope, identify risks, and develop contingency plans providing project status and escalating issues/risks to Migrating Agency Executive sponsor(s) and Migration Manager ensuring the migration effort meets schedule and budget constraints managing and leading project resources coordinating project activities and making day-to-day decisions regarding the project |
| Technical Manager | The Technical Manager is responsible for: leading/advising the Technical Team in development and unit testing efforts reviewing technical aspects of the following documentation: designs, security plan, configuration documents, testing plans, unit test scripts and results, conversion documents and checklist, migration documents and checklist, risk assessment and business continuity plan overseeing Database Administrators in database setup and configuration, migration dry run, and production cutover advising the Project Manager on infrastructure and technology needs and risks assisting in project plan development by providing timelines and resources for technical implementation tasks ensuring Technical Team tasks are completed on schedule and within budget |
| Technical Architect | The Technical Architect is responsible for determining the technical solution that provides the optimal balance between functional and technical requirements, schedule constraints, etc. The Technical Architect will work closely with the Project Manager, Migration Manager and Technical Manager to ensure that the SSP is migrating the agency to a solution that meets and addresses the agency’s identified requirements. |
| Technical Team members | The Technical Team may be divided into smaller teams for development, architecture and, conversion. The overall Technical Team consists of technical subject matter experts (SMEs), software developers, and system administrators who are responsible for gathering technical requirements defining the technical architecture based on requirements and the overall enterprise architecture establishing the technical configuration testing baseline software after the software has been loaded in the development environment developing new or customizing existing: system architecture, data structures, data conversion jobs, application software, system interfaces/feeder systems, job streams, tables, and reports unit testing system after coding is complete working with the Functional Team to clarify design/requirements working with the Functional Team to correct system defects assisting Database Administrators (DBAs) during migration dry run and production cutover executing production data conversion and reconciliation scripts developing a systems security plan developing the continuity of operations plan providing advice and assistance to DBAs during software installation, configuration, and patch application for upgrades and fixes, if needed |
| Functional Manager | The functional manager is responsible for leading/advising the Functional Team reviewing all documentation drafted by the Functional Team reviewing functional aspects of the following documentation: security plan, configuration documents, unit test scripts and results, conversion documents and checklist, migration documents and checklist, risk assessment and business continuity plan advising the Project Manager on functionality and business requirements and risks, ensuring Functional Team tasks are completed on schedule and within budget assisting in project plan development by providing timelines and resources for Functional Team tasks |
| Functional Team members | The Functional Team may be divided into smaller requirements analysis, design, testing, and training teams. The overall Functional Team consists of functional subject matter experts (SMEs) and financial systems analysts responsible for defining current client environment and drafting “As Is” documentation (or reviewing “As Is” documentation if client has already performed analysis of current environment) defining current client environment and drafting “To Be” documentation (or reviewing “To Be” documentation if client has already performed analysis of current environment) gathering requirements meeting with the Migrating Agency to conduct a gap analysis documenting gap analysis and system customizations, workarounds, or business process/workflow changes necessary to mitigate impact of gaps developing system design, security, configuration, testing, training, and user documentation clarifying design requirements for the Technical Team conducting system, integration, performance, regression, and conversion testing working with the Functional Team to correct system defects supporting user acceptance testing (UAT) as necessary leading/supporting conversion and production data cleansing efforts verifying and reconciling data after production data conversion leading/assisting user training efforts |
| Database Administrators | The Database Administrators are responsible for installing and configuring software applying patches for upgrades and fixes creating and configuring database instances and configurations for development, testing, training, and production environments establishing access and maintaining USERID, access rights, privileges, and user roles table space capacity planning database performance tuning and debugging managing server storage developing the migration plan and migration checklist executing migration dry run and actual migration of system to production |
| Configuration Manager | The Configuration Manager is responsible for providing guidance to Functional Team in drafting functional configuration documentation providing guidance to Technical Team in drafting technical configuration documentation establishing and implementing the configuration management (CM) plan developing, maintaining, executing and enforcing all CM related policies and procedures managing configuration baselines for software and documentation |
| Roles Supported by Migrating Agency staff |
| Executive Sponsor and Executive Steering Committee | The Executive Sponsor, typically the Agency Deputy Secretary, along with the CFO and CIO will comprise the Executive Steering Committee and will responsible for setting the vision for the FMLoB migration effort exhibiting visible sponsorship and advocacy for the effort assisting in establishing source selection criteria assessing and mitigate resistance to the initiative (with assistance from all leads) building commitment for the initiative, particularly from Agency leadership establishing the internal partnerships necessary to make the full life cycle of the migration (from the competitive process through implementation) successful |
| Migration Manager | The Migration Manager is the Migrating Agency equivalent of the Project Manager, and performs the following tasks. Oftentimes the Migration Manager is also the COTR. The Migration Manager should be responsible for guiding agency-wide migration; Leads Migrating Agency personnel involved in migration effort managing relationships with Executive Steering Committee, program stakeholders, CO, COTR, and SSP Project Manager providing change management and communications recommendations working with agency technical and functional SMEs and leads to compare test results to organizational requirements identifying and elevating migration risks and issues to the Executive Steering Committee implementing project controls to ensure migration is completed on schedule and within budget implementing/maintaining Quality Assurance (QA) procedures Performing QA for all client deliverables (a separate QA lead may be established to perform these duties) |
| Risk Management Lead | The Risk Management Lead is responsible for working with the project manager and migration manager to develop a risk management plan working with project and team leads to identify, analyze, monitor, and develop mitigation strategies for risks |
| Change Management Lead | The Change Management Lead is responsible for coordinating the activities of the Change Management Team. Within this responsibility, the Change Management Team Lead will be responsible for working with the Project Manager and Migration Manager to define and manage the project governance structure and internal communications approach developing the Human Capital plan for the organization working with the shared service provider in developing or aligning with the agency’s change management plan (to include human capital management and communications) ensuring the change management process addresses business process changes, personnel changes, and technology changes managing customer preparedness and communication efforts within the Agency executing change management strategy conducting a skills gap analysis and training needs analysis providing expert guidance to Migration Functional team on training techniques as the team develops a training plan supporting change education, hands-on user training efforts |
| Communications Lead | The Communications Lead is responsible for: overseeing the entire communications process including the adjustment of any communications approaches managing the execution of the communications plan adjusting communications approaches identified in the communications plan based on monitoring results ensuring coordination in execution occurs by breaking down barriers and promoting cooperation managing internal project communications including keeping other leads informed of changes to schedule, approach or audience buy-in |
| Technical/Integration Lead | The Technical/Integration Lead is responsible for assessing system infrastructure reviewing all technical documentation including: design documents, unit test scenarios and results, security documents, configuration documents, migration plan, and migration and conversion checklists working with Functional Team (provider and agency) in providing agency technical system requirements submitting configuration requests for Migrating Agency’s feeder systems to CIO’s office |
| Business Process Reengineering Lead and Functional Lead | The Business Process reengineering and Functional Leads are responsible for reviewing current agency polices and requirements drafting the “As Is” documentation or assisting the Migration Functional team (provider and agency) during the “As Is” analysis by providing information on the agency’s environment drafting the “To Be” documentation or assisting the Functional Team (provider and agency) during the “To Be” analysis by providing information on the agency’s environment providing requirements to the Functional Team or providing subject matter experts on each functional area to work with the shared service provider during requirements gathering working with the Functional Team to determine requirements gaps and ways to mitigate the gaps through business process reengineering, customization, or workarounds determining impact of any business process reengineering efforts and work with Migration Manager, Executive Sponsor/Executive Steering Committee, and Change Management Lead in implementing changes reviewing all SSP functional documentation including: “As Is” document, “To Be document, Requirements Analysis, Gap Analysis, Testing Plan, Security Plan, Configuration Plan, and Training Plan to ensure that all documents meet agency requirements |
| Security Lead | The Security Lead is responsible for providing Functional Team (provider and agency) with system security requirements reviewing design documentation, configuration, and security plan for security related issues establishing system roles and responsibilities assisting with user account establishment overseeing security testing for the system |
| Testing Lead | The Testing Lead is responsible for working with the Functional Team (provider and agency) in providing guidance for the test plan reviewing test plans, test scripts, and test results providing feedback to the Migration Planning functional team on test documentation during joint reviews reviewing requirements, gap analysis, design, configuration, and security documentation and verifying that test scenarios accurately test each requirement and design element conducting User Acceptance testing (UAT) |
| Contracting Officer (CO) | The Contracting Officer is responsible for administering the contract amending, modifying or deviating from contract terms, conditions and requirements authorizing or ordering the cessation of contract work |
| Contracting Officer’s Technical Representative (COTR) | The COTR is delegated authority by the CO for monitoring contract performance authorizing contractor payment receiving deliverables communicating acceptance or non-acceptance of contract deliverables to the Project Manager and Executive Sponsor |
| Roles supported by independent vendor |
| IV&V contractor | The IV&V contractor is responsible for providing QA services for the entire migration effort including activities performed by the Migrating Agency, SSP or vendor validating quality and completeness of service provider deliverables related to the migration efforts |

## Additional resources

Financial Management Shared Services: A Guide for Federal Users; AGA, July 2005.

The JFMIP publication, Building the Work Force Capacity to Successfully Implement Systems (April 2002).

# Human Capital Management

## Introduction

This human capital planning subsection provides a framework for organizations to develop a human capital management plan.  This subsection addresses human capital impacts to outsourcing business/transaction processing and system maintenance tasks to SSPs.  The subsection also offers best practices and change management recommendations for managing short- and long-term human capital impacts.

### What is Human Capital Management?

Human capital management involves identifying the human capital impacts of a migration effort on both the organization and its individuals, and developing an action plan to ensure the organization has an adequately skilled workforce to support its post-migration needs and the individuals within the organization have the competencies to supply those skills.  The action plan should also address the issue of redirecting resources in situations where the migration creates an irreconcilable gap in individual skills and the needs of the organization.

### The Need for Human Capital Planning

Human capital planning is a critical piece of any successful migration effort, regardless of the extent of financial management operations being migrated.    Agencies today face many challenges, often with fewer resources. The Government Performance and Results Act (GPRA) holds CFO organizations accountable for their agency’s financial performance and requires that organizations create and submit strategic plans, program evaluations, and measurable performance goals to the Office of Management and Budget (OMB) along with the organization’s budget request.  These and other agency, legislative, and regulatory financial performance requirements require that CFO organizations perform more decision support and analytical functions, often with fewer resources than they have had in the past.

Migration of financial system and business operations to SSPs offers CFO organizations the opportunity to better meet the demands placed on them to increase their focus on improving agency financial performance. Outsourcing financial system and business operations to an SSP assists CFO organizations in meeting these demands by providing the CFO organizations with timely and accurate data for decision-making and by freeing up resources at the Migrating Agency to assist with analysis and decision support functions.

The focus on government financial performance and the increase in financial operation outsourcing will result in financial management roles at migrating agencies moving from transaction-based processors to decision-based information managers and financial business advisors. The diagram below shows this evolution of government financial functions.

Source: PriceWaterhouseCoopers, 2000

In this future financial environment, CFO organizations will require financial management personnel that can support them in

achieving performance objectives

achieving strategic financial management objectives

making informed business decisions

Both migrating agencies and SSPs must ensure that they have staff with the appropriate skill mix to assist the CFO in accomplishing these objectives.  Through human capital planning, organizations can align their workforce with Agency strategic and financial goals and objectives.  This document addresses what human capital planning for a migration entails and provides details on the following concepts related to human capital planning:

organizational needs assessment

current workforce assessment

gap analysis

workforce strategies to close human capital gaps

More information on these concepts can be found in the sections below.

## What does Human Capital Planning for a Migration Entail?

OPM outlines six Human Capital Standards for Success. The following table details how these standards could apply to a CFO organization as it develops its human capital plan to align its financial management competencies with its future needs.

| Standard for Success | Suggested steps |
| --- | --- |
| Strategic Alignment | The vision for the CFO organization should guide human capital planning and investment activities. Leaders need to keep in mind the end goal as they establish the CFO and CIO organizations’ human capital plans. Through an Organizational Needs Assessment, the CFO and CIO organizations can clearly identify where they need to be in the future to support their mission and determine the resources required to meet their goals. Recommended practices on Organizational Needs Assessment are provided on page 24. The CFO and CIO should align with the agency’s Chief Human Capital Officer (CHCO), early in the migration planning process, on the changes that will need to occur within their respective organizations. |
| Workforce Planning and Deployment | The Migrating Agency should create two pictures of its desired workforce for the future by performing an Organizational Needs Assessment. The first picture should delineate the size of the workforce, the mix of skills in the organization, and how the mix of skills will be deployed throughout the organization in order for it to serve its constituents effectively and efficiently. The second picture should delineate the team size, competencies, and skills needed for the migration. The SSP should perform an Organizational Needs Assessment that establishes a picture that delineates the workforce size, mix of competencies and skills, and how this mix will be deployed in the SSP in order for it to effectively and efficiently host and administer another agency’s financial operations. Recommended practices on Organizational Needs Assessment are provided on page 24. |
| Talent | SSPs and Migrating Agencies should perform a Current Workforce Assessment of the personnel, competencies, and skills of the current workforce. Recommended practices on Current Workforce Assessment are provided on page 3. After the Organizational Needs Assessment and Current Workforce Assessment are complete, organizations should perform a Gap Analysis that highlights where gaps in the mix of current and future competencies and skills are occurring. Recommended practices on Gap Analysis are provided on page 3. Based on these gaps, the organizations should then identify workforce strategies to close the gap through recruiting, hiring, deployment, retention, education and training, and other staffing and development initiatives. Additional information Workforce Strategies to Close Human Capital Gaps is provided on page 3. |
| Results-oriented Performance Culture | Both the SSPs and Migrating Agencies should ensure that they have a performance management system that establishes performance expectations, measures results, and links individual performance to organizational strategic goals and objectives. Additional information on performance management is discussed in Workforce Strategies to Close Human Capital Gaps on page 52. |
| Leadership and Knowledge Management | The organizations should have in place tools and resources for knowledge sharing across the organizations. The organizations should invest in workforce development and provide opportunities for continuous development to ensure employees have the competencies essential to perform their current duties and to position themselves for growth. Additional information on establishing development opportunities is discussed in Workforce Strategies to Close Human Capital Gaps on page 52. |
| Accountability | The organization should ensure its plan is transparent to its employees so that they understand the opportunities available to them. In addition, the plan should be reviewed regularly and updated according to the changing needs of the organization. |

Through these activities, the Migrating Agency will have a workforce that is business-focused and decision-oriented, and the SSP will have a qualified workforce with the necessary skills to implement and manage federal financial systems.

## Organizational Needs Assessment

To ensure that organizations have staff with the skills to succeed in a performance-based financial system outsourcing environment, agencies must first conduct an organizational needs assessment.  Through an organizational needs assessment, organizations can determine and plan for their future human capital needs.  The table below provides a high level framework for how organizations should conduct an organizational needs assessment.

| Area of analysis | Questions |
| --- | --- |
| Vision for the future: Organizations must have a clear view of where they want to be in the future to determine the resources they will require to meet these goals. | Where does the organization want to be in the future? What is the organization’s mission? What are the organization’s future strategic, financial, and performance goals and objectives? |
| Resource roles and Future Need: Organizations must determine the human capital resource requirements for achieving their strategic vision. | What types/roles of personnel does the organization need? What are the responsibilities assigned to each role or type of personnel? How many personnel does the organization require in each of these roles? What are the work location requirements for these personnel? What are the work hour requirements for these personnel? (work time and hours of work required) |
| Skills and Competencies: Because titles and duties may vary for a role, the organization must determine the essential competencies for personnel in each role. | What general competencies should be required for all financial management and business systems operations roles? What competencies should be required for each role? What specific competencies should be required for entry, mid, and senior level personnel in each role? What skills, education, knowledge, or work experiences should the resources have for each identified competency? |

The sections below provide detailed guidance for Migrating Agencies and SSPs conducting an organizational needs assessment by providing the following information:

future roles and future need – detailed assessment of the financial and business operations roles and the future need for these roles in the migrating agencies and SSPs

skills and competencies – detailed assessment of the competencies and skills required for specific financial management and business operations personnel

### Future Roles and Future Need for Organizational Needs Assessment

This section assists organizations in determining the role and resource needs for the organizational needs assessment.  The table below details the eight roles that exist for financial management systems and business operations.   Depending on the size of the organization, the nature of its work and its strategic goals for the future, organizations may require different financial management and business operations personnel than those mentioned in the table below. The table also contains an assessment of the future need for these resources in a Migrating Agency and an SSP, assuming that the Migrating Agency migrates its hosting, application management, and transaction processing functions to an SSP.  Future needs are assessed in relation to the changing mission and business operations of the organization and reflect a change in the type of resource needs but do not necessarily indicate a need for more or additional resources.  For additional information and guidance, especially as it relates to A-76, agencies should review the OMB Competition Framework for FMLoB Migrations.

| Financial Management Role | Assessment of Future Need |
| --- | --- |
| Accountants | Both migrating agencies and SSPs may have a greater need for accountants. This need will be dependent on whether the future vision of the organization anticipates providing additional financial accounting analysis services to its customers. |
| Program Managers | It is anticipated that migrating agencies and SSPs will experience little change in the need for program managers or competencies required by this role. |
| Budget Analysts | It is anticipated that migrating agencies will have a greater need for budget analysts. The Migrating Agency will require budget analysts to validate the structure and data being created by the SSP. SSPs will have a greater need for budget analysts in the SSP. The SSP will require budget analysts knowledgeable of the Migrating Agency’s budget structure. |
| Financial Managers | It is anticipated that migrating agencies will have a greater need for Financial Managers. The Migrating Agency will need financial managers to work with the SSP in addressing complex agency issues and to provide the SSP with guidance on the agency’s vision and its policy transformations. It is anticipated that SSPs will likely experience no change in their need for financial managers. |
| Financial System Analysts | It is anticipated that migrating agencies will have less need for financial systems analysts because the SSP will be responsible for implementing any subsequent upgrades to the Migrating Agency’s software. It is anticipated that SSPs will have a greater need for financial systems analysts as they host more agencies’ financial operations. When migrating agencies have new requirements or when new reporting or financial management policies arise, financial systems analysts will be responsible for requirements gathering, design, test, documentation updating, and user training. |
| IT Personnel Implementing Financial Systems | It is anticipated that migrating agencies may have less need for IT personnel implementing financial systems because they will be outsourcing their financial systems implementation and maintenance. However, migrating agencies must take into consideration that they may need continued support for their own feeder systems. It is anticipated that SSPs will have greater need for IT personnel implementing financial systems because they will be responsible for implementing and upgrading financial systems for the migrating agencies. |
| Financial Management Analysts and Financial Specialists | It is anticipated that migrating agencies will have less need for financial management analysts and financial specialists as the focus of its financial operations move from transaction processing to decision support. It is anticipated that SSPs will have a greater need for financial management analysts and financial specialists as it begins to support more and more agencies with their transaction processing. |
| Project Managers Implementing Financial Systems | It is anticipated that migrating agencies will have less need for project managers Implementing Financial Systems as the agency would typically migrate only once unless the agency decided to migrate from one SSP to another. It is anticipated that SSPs will have a greater need for project managers implementing financial systems as they must manage multiple agency migrations as well as financial system upgrades. |

### Skills and Competencies for the Organizational Needs Assessment

This section provides the skills and competencies for the following eight financial management and business systems operations roles to assist agencies in conducting the organizational needs assessment:

accountants

program managers

budget analysts

financial managers

financial system analysts

IT personnel implementing financial systems

financial management analysts and financial specialists

project managers implementing financial systems

General core competencies are provided for the financial management and business systems personnel as well as role-specific core competencies.  The competencies and skills listed for these personnel can be used as a guide for agencies performing organizational needs assessments.  However, because the nature of these occupations can vary by organization, agency, department, and skill level, agencies will need to tailor the competencies and related skills to meet their needs.  The sections below also contain the impact that outsourcing financial operations to an SSP will have on the personnel in the migrating agencies and SSPs.  The impacts detailed in this document will also depend on whether the Migrating Agency outsources only IT hosting and application management or also outsources transaction processing as well.

#### General Core Competencies

To communicate effectively in the workplace, work with others, present information to management, make effective decisions, and meet overall agency financial objectives, all personnel should have a set of general core competencies.  The table below presents core competencies for all financial management personnel and the competencies for those personnel in leadership/management positions.

| Competencies for All Personnel | Additional Competencies for Individuals in roles of Leadership/Management |
| --- | --- |
| Written communication | Vision |
| Oral communication/presentation skills | Strategic Thinking |
| Accountability | People Management |
| Conflict management | Results Driven |
| Basic understanding of computer applications | Creativity/Innovation |
| Stress and time management techniques | Building Coalitions/Communications |
| Critical thinking skills | Influencing/Negotiating |
| Analytical skills | Technology Management |
| Problem solving skills | Decisiveness/Decision Making |
| Business Expertise | Team Building |
| Interpersonal Skills | Leadership |
| Flexibility | Organizational Awareness |

For a complete list of general competencies or more details on the skills within these competencies, see OPM Executive Core Qualifications, the JFMIP Core Competencies in Financial Management series, or the OPM Interpretive Guidance for Project Manager Positions document.

#### Accountants

Accountants are critical to government financial management performing tasks ranging from preparing, analyzing, interpreting, and presenting accounting data to designing, implementing, and assessing internal control processes and systems.  Because GPRA requires integration between an agency’s planning, analysis, budgeting, and accountability activities, accountants must also participate in planning and budgeting activities and relay accounting information to program managers.   To perform their duties, accountants in the Federal Government must have the following competencies:

- accounting

- agency specific knowledge/business expertise

- basic government operations

- information technology

- general management

For additional information on these competencies including the skills required for entry-, mid-, and senior-level personnel, please see the “JFMIP Core Competencies for Accountants in the Federal Government Matrix.”

##### Accounting

To perform tasks such as preparing financial reports, analyzing data, and presenting accounting information to financial managers, accountants must be knowledgeable in the following accounting concepts:

General Accepted Accounting Principles (GAAP) and concepts

Federal accounting concepts and standards

Federal cost accounting concepts and standards

basic Federal accounting concepts and principles

Federal financial reporting

current accounting issues

##### Agency-Specific Knowledge/Business Expertise

In addition to understanding federal requirements for accounting, accountants must understand the agency’s structure and its specific accounting requirements and procedures.  Accountants must have agency-specific knowledge and business expertise:

missions, functions, and organizational structure of the agency and its offices

agency accounting policies and procedures

specific agency/organization business practices

basic budgeting and program concepts and principles including agency budget procedures and relationship with financial management system(s)

structure of appropriations and other funds which support the agency’s mission

agency’s budget execution operations and processes and how obligations and expenditures are incurred for assigned program areas

audits and formal reviews

cash management/internal controls

areas outside of the budget that have a financial impact on the agency’s programs

##### Basic Government Operations

Accountants should have knowledge of the following concepts of basic government operations:

mission and functions that central agencies play in government operations

public laws, executive orders, OMB circulars, bulletins, agency directives, Comptroller General decisions, and court opinions governing the agency’s management processes

##### Information Technology

Accountants utilize financial systems to record financial transactions, research data anomalies, prepare reports, and perform numerous other tasks.  In addition, accountants are increasingly involved with designing, developing, operating, or inspecting cost accounting systems.  To perform these tasks, accountants should have an understanding of the following IT concepts:

basic personal computer applications and internet

automated data processing concepts, tools, and systems

financial management system functionality

automated data systems development, documentation, and data administration policies, concepts, tools, and standards

user requirements, testing, training, system reconciliation, and system design

##### General Management

Mid- and senior-level accountants that serve in management capacities must be skilled in the following general management areas:

basic techniques of financial management, economic analysis, management controls, auditing, and program evaluation

performance measures and analysis

generally accepted management principles and practices

organizational development concepts and organizational analysis techniques, performance effectiveness concepts, productivity measurement, and measurements system

federal procurement, contract management, and grant management

productivity improvement systems and business reengineering processes

project planning

resource Management

#### Program Managers

Program managers are responsible for the management of agency programs including policy development, regulatory guidance, and financial management of resources appropriated to their organization by Congress.  Because Congress expects performance-based planning and budgeting, program managers must increase their knowledge of financial management and be able to communicate their information and data requirements to financial management staff.  The following competencies are essential for program managers to manage more effectively and to prepare for performance planning and budgeting: Planning, Budget Formulation Activities, Execution, and Evaluation.

The sections below provide more detail on the competencies required for program managers.  More details on the specific skills and knowledge required for program managers in each of these competencies can be found in the JFMIP Core Competencies in Financial Management for Program Managers document.

##### Planning

GPRA requires that program managers use strategic planning knowledge to develop program and resource plans and to develop budgets and program performance measures.  To satisfy GPRA requirements, program managers should possess the following planning skills and knowledge:

Understand GPRA requirements and application within the agency.

Analyze political and economic environment in which agency programs will operate.

Be flexible and able to react to changes in the planning environment.

Manage the planning process.

Understand steps involved in developing strategic, performance, and resource plans.

Understand reengineering and alternative methods of providing programs and services.

Develop objective program performance measures.

Understand cost accounting and cost distribution principles.

##### Budget Formulation

Program managers must possess the following understanding of budget formulation concepts to develop and execute program budgets, identify potential funding risks and opportunities, and ensure budgets present the resources necessary to accomplish the program’s strategic and operational goals:

Understand Federal budget process.

Understand impact of appropriation law on program financing.

Identify limits of flexibility under existing appropriation levels.

Identify reprogramming opportunities to improve operations and meet program goals and objectives.

Read and understand financial reports produced by the agency financial management system.

Analyze financial reports to identify financial implications of operational issues.

Establish working relationship with key agency finance directors and budget officers.

Experience preparing OMB Exhibit 300 Business Cases.

##### Budget Execution

After the performance plans have been submitted and approved and the budget levels have been established, the program manager is responsible for the execution of the budget and enactment of controls to protect against the mismanagement of funds. Program managers should understand the following areas of execution:

internal agency administrative control of funds activities

flow and purpose of internal agency documents

financial management reports

actual spending versus projected spending

earned Value Management principles (or other analytical tools) to assess program effectiveness

legislation and appropriations process that affects program and financial management

basic concepts of cost accounting, accrued expenditures, direct and indirect costs, and overhead allocation

agency accounting systems

transactions and timing for adjustments to program and/or financial management systems

implication of appropriations to programs

##### Evaluation

A program manager must have the following skills to evaluate the program performance against performance plans objectives as required by GPRA:

Analyze agency programs to determine if they are meeting intended goals and objectives.

Identify financial management system needs.

Understand importance of program audits conducted by internal agency management and resolve problems to correct program deficiencies.

Identify techniques for determining customer satisfaction.

Benchmark delivery of goods and services to improve agency responsiveness.

#### Budget Analysts

Budget Analysts are responsible for the analytical, technical, and administrative duties related to various phases of the budgetary process.  They may be involved in budget formulation, budget presentation/enactment, and/or budget execution. To perform these duties, budget analysts must possess knowledge in the following competencies: Budgeting Concepts, Budget Processes, and Agency-Specific/Business Expertise.

The sections below provide more information regarding the budget analyst competencies.  Specific details regarding knowledge budget analysts should have in each of these competencies can be found in JFMIP Core Competencies for Budget Analysts.

##### Budgeting Concepts

To prepare and execute budgets, budget analysts should have knowledge of the following budgeting concepts:

budget, accounting, and program concepts as they apply in financial management systems

appropriation and fund structures as they fit into the agency’s mission

internal and partner agencies’ accounting and budget structures

agency and financial management system obligation and expenditures process

legislation regarding appropriation and revolving funds

##### Budget Processes

Budget Analysts may perform duties in one or all phases of the budget processes (e.g. formulation, justification, presentation, and execution).  To perform these duties, they should have knowledge or experience in the following areas:

proficiency in the federal budget preparation process

general knowledge of the Congressional budget and appropriations process

experience in preparing budget narratives for OMB and Congress

knowledge of legislative and regulatory requirements and ability to interpret for stakeholders and customers

experience in performing analysis of agency budgets, economic factors, and finances

experience in integrating Government Performance Results Act (GPRA) into the budget process

analytical skills to determine relationships between budget numbers and performance results

##### General Knowledge/Business Expertise

Budget analysts should possess the following general knowledge and business expertise to successfully perform their work duties:

written and oral skills to communicate and present budget information to internal and external groups

external contacts and personal networks to support the organization’s information needs

ability to work with upper management to provide program information and to develop program support

understanding of agency programs, performance, and budget needs

working knowledge of the impact that external agencies (OMB, OPM, GSA, etc) have on agency operations

#### Financial Managers

Financial managers are integral to an agency’s core financial operations as they develop and carry out the agency’s financial policies, procedures, and plans.  Financial managers serve as financial advisors to top agency officials by providing financial management advice required to make decisions, manage the organization, and establish organizational goals.  They analyze financial and management data to determine the financial results of agency operations and report on program accomplishments in financial terms. To perform these duties, financial managers must have 22 skills under the following four competencies: Strategic Vision, Resource and Program Management, People Management, and General.

The sections below provide more detail regarding the required competencies for financial managers.  More details regarding the core competencies for financial managers can be found in the JFMIP Core Competencies for Financial Managers document.

##### Strategic Vision

Financial managers must be knowledgeable of strategic planning and the impact it has on financial operations.  They should also be knowledgeable of the agency’s strategic objectives and seek to improve operations to meet these objectives.  To accomplish these goals, Financial Managers should have the following strategic skills and knowledge:

knowledge of legislative and regulatory requirements and the effect on stakeholders and customers

knowledge of strategic planning’s effect on the budget formulation process

ability to generate creative and innovative solutions to complex financial management system issues (finance, budget, program management)

ability to identify potential financial management issues, provide leadership and facilitate others through potential solutions

knowledge of legislative and regulatory requirements needed to define resource management for internal and external organizations and operations

##### Resource and Program Management

The financial manager develops and executes financial policy, examines work progress, and reports program accomplishments in financial terms.  The financial manager also manages the agency’s finances by utilizing accounting and fund control systems to maintain appropriate fund balances.  Performing these duties require the following resource and program management skills:

knowledge of the appropriation and funds structures and impact of funds management on programs

knowledge of risk management to support quality assurance, audit findings, and program improvement

knowledge of performance measures and cost accounting measures used in management and evaluation systems

ability to compile and analyze financial data across internal and external stakeholders

knowledge of reporting requirements needed by stakeholders and ability to establish controls to provide consistent information

ability to prepare budget submissions to meet official format requirements

knowledge of the relationship between budget activities and program goals

knowledge of financial management system principles, methods, and techniques to improve customer service and program effectiveness

ability to assess customers’ needs and satisfaction to improve and enhance customer service

##### People Management

Financial managers supervise accounting and budgeting operations.  They must ensure that these operations are staffed adequately and manage the personnel in these operations.  To perform these tasks, financial managers should have the following people management skills and knowledge:

knowledge of the agency’s human capital policies and their effect on agency operations

ability to manage the human capital planning, recruitment and staffing to support agency and customer needs

knowledge of and ability to apply team building principles to foster cooperation with internal and external teams

ability to motivate and develop workforce potential to meet agency’s strategic vision

##### General

Financial managers should have the following general skills:

ability to present information to internal and external groups

ability to develop external contacts and personal networks to support the organization’s information needs

ability to work with upper management to provide program information and to develop program support

#### Financial Systems Analysts

Financial systems analysts work with IT personnel to develop, implement, and maintain agency financial systems.   Financial systems analysts may develop a thorough understanding of manual and automated financial processes, define and write requirements, develop and execute test scripts, review and update system documentation, update standard operating procedures, and conduct training sessions.  To perform these duties, financial system analysts should have the following competencies: Financial Management and Accounting Principles and Practices, Federal Financial System Requirements, Financial Management Controls, Business Process Analysis and Redesign, Knowledge of System and Information Technology, Project Management, Specialized Financial Subsystem Knowledge, and General Skills.

The sections below provide more details on the core competencies required for financial system analysts.  For more information on these competencies see JFMIP Core Competencies for Financial Systems Analysts.

##### Financial Management and Accounting Principles and Practices

To gather requirements and design financial systems, financial systems analysts should have knowledge of the following financial management and accounting principles and practices:

knowledge of accounting principles

knowledge and general understanding of federal accounting concepts, standards, funds control, and reporting

understanding of agency and partner agency accounting principles

knowledge of partner agencies’ missions and processes

##### Federal Financial System Requirements

Financial systems analysts may be tasked with performing analysis to assist management in selecting a financial software package.  They may also be required to analyze software capabilities against the federal financial system requirements.  To perform these tasks, financial systems analysts should be knowledgeable in the following areas:

knowledge of FSIO and OMB requirements for financial management systems

knowledge of and ability to apply legislative changes to financial system requirements

working knowledge of or ability to acquire functional processes of supported financial systems

understand general financial management systems architecture and acquire knowledge of functional system integration

##### Financial management controls

A reliable financial system must have a strong system of management controls.  In order to implement financial management controls in the agency’s financial system, financial analysts should have the following knowledge/skills:

knowledge of management concepts and principles

ability to establish strong financial controls that meet the OMB A-130 and A-133 circulars’ requirements

ability to assess, improve, and correct financial management controls as necessary

##### Business process analysis and redesign

Financial systems analysts must be able to analyze the agency’s business process to determine if the agency’s requirements are met by a financial system software package.  They may also be required to redesign the agency’s business process to meet the software design and minimize software customization.  Performing these tasks requires the following knowledge in business process analysis and redesign:

knowledge of agency’s mission and function

knowledge of agency’s strategic plan and strategy for change

ability to evaluate financial processes and systems

knowledge of process reengineering to improve processes and system

##### Knowledge of system and information technology

Financial systems analysts participate in all phases of the system development lifecycle and software maintenance by executing tasks such as requirements analysis, design, and testing and by communicating user needs to the IT staff.  These duties require the following knowledge and skills in system and information technology:

ability to test and analyze COTS products

general knowledge of system development life cycle

knowledge of data management concepts and principles

knowledge of financial system architecture

knowledge of functional security requirements for financial management systems

familiarity with backup and recovery concepts

##### Project Management

Mid- and senior-level financial systems analyst may be charged with leading a team in a financial system implementation or the maintenance of an existing financial system and reporting team progress to stakeholders.  Mid- and senior-level financial systems analysts should possess the following project management skills:

knowledge of basic project planning skills and project management

knowledge of project life cycle management and monitoring of activities and tasks

knowledge of contract management of services, goods, and resources

knowledge of systems testing strategy, methods, and evaluation

team-building skills

change management skills

##### Specialized Financial Subsystem Knowledge

Financial systems analysts participating in the design and development of financial management systems may require specific knowledge related to one of the financial system’s subsystems (e.g. Acquisition, Budget Formulation, Travel, and Inventory).  The specific knowledge required for financial systems analysts in these financial subsystems can be found in the Specialized Knowledge Required for Financial Management Sub-Systems matrix in the JFMIP Core Competencies for Financial Systems Analysts in the Federal Government document.

#### Information Technology Personnel Implementing Financial Systems

Information Technology personnel implementing financial systems in the Federal Government are responsible for the development, implementation, migration, conversion, and maintenance of federal financial systems.  IT personnel must possess a deep understanding of information technology and a working knowledge of financial management to perform these tasks.  IT personnel must understand financial management concepts to establish greater cooperation with financial systems analysts in all phases of the system development lifecycle.  Entry- and mid-level IT personnel must have the following competencies: Accounting; Financial Systems; Legal, Procedural, and Regulatory; Financial Systems Oversight and Management Controls; Agency/Organization Specific; General Business, Communication, and Leadership; and Acquisition and Contract Management.  In addition entry and mid-level IT personnel, senior IT managers and supervisors must have the following competencies: Agency, Budgeting, and Resource Management; and IT Solutions.

The sections below provide more detail regarding the competencies for IT personnel.  For more information regarding the level of competency knowledge for each skill level see JFMIP Core Competencies in Financial Management for Information Technology Personnel Implementing Financial Systems in the Federal Government.

##### Accounting Competencies

IT personnel implementing financial systems should have a basic understanding of accounting to communicate effectively with other financial system stakeholders in the federal government.  IT personnel should have the following skills in accounting:

understanding of basic accounting concepts and principles (knowledge required depends on employee skill level)

knowledge of federal accounting concepts and principles

understanding of accounting internal controls and automated data procession controls

##### Financial Systems Competencies

Entry-, mid-, and senior-level IT personnel must possess knowledge in the following financial system areas to ensure a successful financial system implementation:

understanding of the organization’s financial system functionalities

understanding of the agency’s financial requirements and the ability to identify IT solutions to support those requirements

understanding of legislative, administrative, and regulatory financial system requirements and the ability to identify IT solutions to support those requirements

knowledge of government standards for financial information exchange (senior-level)

ability to define oversight roles and responsibilities within and outside the agency (senior-level)

##### Legal, Procedural, and Regulatory Competencies

Entry-, mid-, and senior-level IT personnel must have a general understanding of the following legal, procedural, and regulatory concepts:

understanding of legislative and regulatory requirements for financial systems and practices

knowledge of relevant laws and regulations and the impacts within the agency

knowledge of FSIO guidance and understanding of FSIO requirements

understanding of Information Technology Management Reform Act (ITMRA) of 1996 (Clinger-Cohen Act),

understanding of Congressional and OMB appropriation process and how the agency formulates its budget

understanding of sources of funding and terminology in the appropriation process

ability to analyze legislation and oversee agencies’ directives to identify planning requirements (senior-level)

##### Financial Systems Oversight and Management Controls Competencies

Both mid- and senior-level IT personnel must be skilled in managing the financial systems implementation.  They should have the following financial systems oversight and management control skills:

ability to work with financial systems analysts and auditors to audit financial systems, respond to findings, and improve systems when necessary (mid-level)

ability to identify financial system improvements through the audits and strengthen the system by applying technological solutions (senior-level)

ability to apply business process re-engineering concepts to the financial operation to minimize financial system customization

##### Agency Specific/Business Expertise Competencies

IT personnel implementing financial systems should have the following agency specific and business expertise skills to assist financial and program staff in establishing or reengineering financial management systems and applying appropriate processes to the financial systems they support:

understanding of agency’s mission, strategic plan, structure, function

understanding of agency’s financial system operations business practices

knowledge of business process re-engineering and analysis

##### People Management Competencies

Mid- and senior-level IT personnel must understand the agency’s business process, communicate with staff, and lead their employees during a financial system implementation.  Mid-level IT personnel, senior IT managers, and IT supervisors should have the following general management and business expertise skills:

ability to communicate with financial staff, program staff, and other end users to determine their financial management needs

ability to apply team building skills to create teams for various functional disciplines

ability to establish and build relationships with financial software providers, financial system analysts, IT personnel, program managers, and financial managers (senior-level)

##### Acquisition and Contract Management Competencies

Mid-level and senior IT managers may be responsible for IT procurement related activities.  Therefore, these managers should have the following skills in acquisition and contract management:

working knowledge of acquisition models and COTR requirements

thorough understanding of IT acquisition best practices and IT contract management models and methods (senior level)

ability to apply knowledge of alternative acquisition models such as performance-based contracting, contracting out, and franchising (senior level)

ability to act as COTR of IT contracts and be responsible for budgeting, performance monitoring, invoice verification and payment, funding allocation, and issue resolution (senior level)

understanding of the procurement process for purchasing technology (senior-level)

##### Agency, Budget, and Resource Management Competencies

Senior IT managers and supervisors implementing financial systems must have a thorough understanding of the agency and be able to plan and manage budget and resources throughout the system implementation.  To perform these tasks, senior IT personnel should have the following knowledge/abilities in the area of agency, budget, and resource management:

thorough understanding of strategic planning concepts

ability to identify priorities within the organization and relate them to budget and resource allocation

ability to develop and monitor development/implementation plans for financial software solutions

##### IT Solutions Competencies

The final competency required for senior IT personnel is knowledge of the following areas in IT solutions:

understanding of current technologies

understanding of financial software technology concepts and cross-servicing, outsourcing, and franchising concepts and techniques

understanding of software and organization needs evaluation

knowledge of proposed IT solutions evaluation and impacts of these solutions on the organization

knowledge of financial system design, security, change management, backup and recover procedures, and updated documentation procedures

#### Financial Management Analysts and Financial Specialists

Financial management analysts and financial specialists play an important role in financial management for government agencies.  Financial management analysts typically perform functions requiring coordination, analysis, and program reviews ranging from executing financial reviews and identifying trends to serving as technical advisors on financial management policy issues depending on their skill level and the needs of the federal agency.  Financial specialists provide technical assistance to financial operations by performing tasks such as maintaining, analyzing, and reconciling accounting records or preparing financial statements depending on their skill level and the federal agency needs.  Both financial management analysts and financial specialists must have competencies in the following areas: Basic Government Operations; Planning, Budgeting, and Accountability; and General Management.  Because financial management analysts and financial specialists perform a wide variety of duties, these competencies and the skills within each competency may not be relevant to every management analyst or financial specialist.

The sections below provide more detail on the basic government operations; planning, budgeting, and accountability; and general management competencies.  The level of knowledge in each of these competencies depends on the employee’s skill level. More information on knowledge essential for entry-, mid-, and senior-level employees in each of these competencies can be found in JFMIP Core Competencies in Financial Management for Management Analysts and Financial Specialists.

##### Basic Government Operations

Financial management analysts and financial specialists must understand the following basic government operations to perform their daily work activities:

basic missions, functions, and organizational structure of agency and operations

roles central agencies such as OMB, Treasury, GSA, and OPM play in government operations

public laws, executive orders, OMB circulars, bulletins, agency directives, Comptroller General decisions, and court opinions governing the agency’s management processes

##### Planning, Budgeting, and Accountability

Financial management analysts and financial specialists will need to understand the following aspects of planning, budgeting, and accountability to perform their work duties:

strategic planning process

basic budgeting, accounting, and program concepts and principles

agency budget procedures and financial management system(s)

structure of appropriations and other funds that support the agency’s mission

agency’s budget operations and processes and how obligations and expenditures are incurred for assigned program areas

current program, budget, and accounting issues and state-of-the-art developments in resources management field

areas outside of the budget which have financial importance to the programs of the agency

congressional appropriations and Federal budget preparation processes as they apply to the agency

##### General Management/Business Expertise

Finally, financial management analysts and financial specialists, in particular mid- and senior-level personnel, must have general management competencies.  Financial management analysts and financial specialists must also have business specific knowledge and skills to provide management with information to make decisions.  Financial management analysts and financial specialists should have the following general management skills:

basic techniques of financial management, economic analysis, internal controls, auditing, and program evaluation

performance measures, cost accounting and analysis

generally accepted management principles and practices

organizational development concepts and organizational analysis techniques, performance effectiveness concepts, productivity measurement and measurements system

federal procurement, contract management and grants management

productivity improvement systems and business reengineering processes

#### Project Managers Implementing Financial Systems

Project managers implementing financial systems are responsible for managing the financial system implementation from project initiation through migration.  Any successful financial system implementation in the Federal Government is dependent on a project manager with the right mix of skills to lead this effort.  A project manager implementing financial systems in the federal government must possess soft skills such as being able to read individual managers and knowing the unwritten rules of how to get things done within the organization.  In addition to these skills, it is crucial that a financial system implementation project manager have financial management/business expertise, technical, project management, and people management competencies.

The sections below provide more details on the financial management/business expertise, technical, project management, and people management competencies.  More information regarding these competencies can be found in JFMIP Core Competencies for Project Managers Implementing Financial Systems in the Federal Government and the OPM Interpretive Guidance for Project Manager Positions.

##### Financial Management/Business Expertise

A thorough understanding of the following financial management concepts is necessary for any project manager to ensure that the financial system meets the government accounting standards and agency-specific business needs:

knowledge of financial management/accounting principles and practices

knowledge of federal financial system requirements

knowledge of financial management control

experience in business process analysis and redesign of financial management processes

experience with or knowledge of the system being implemented

knowledge of government regulations, executive orders, and agency rules

##### Technical Competence

Project managers have an understanding of the following technical concepts to effectively lead the implementation and minimize potential risks:

software development lifecycle (SDLC) including time and skill level to perform various tasks in the SDLC

IT implementation management

configuration management processes and software baseline management

computer security

data management

systems integration

##### Project Management Competence

To ensure that a financial system is implemented on time and within budget, that the system meets stakeholder expectations, and that the system meets the agency’s business requirements, a successful project manager must understand the following tenets of effective project management:

project integration management

scope management

time management

cost management

quality management

risk management

communications management (both internal and external)

procurement management

planning and critical path management

business process reengineering

capital planning and investment analysis

cost-benefit analysis

requirements analysis

financial management

planning and evaluating

##### People Management

A project manager in a system implementation must be able to effectively manage, lead, and communicate with various people throughout the organization.  The following skills are critical for project managers in the people management competency:

customer service

change management

influencing/negotiating Skills

A comprehensive list of people management skills can be found in the General Core Competencies section of this document.

## Current Workforce Assessment

After determining the organization’s future workforce needs, the organization must determine the competencies of its current workforce. The organization should create a list of tasks that it performs as part of its financial system operations, the type and number of personnel performing these tasks, and the corresponding competencies required for the position. Each competency should be rated on its importance to the financial management task. It may also be useful to review existing documentation that describes the work that is performed on the job. Such materials include

position descriptions

classification standards

performance standards

occupational studies

In addition to reviewing workforce documentation, agencies may wish to seek the input of a Subject Matter Expert (SME) in the financial management area, survey other financial management personnel, and review employee performance measures.  The SME and other financial management personnel can provide input on the actual work being performed in a financial management area to compliment the existing documentation.  The performance measures can give the agency an indication of whether the current workforce has the skills to meet the current organizational needs and whether current position descriptions accurately depict the current workforce’s skills.  The agency can then compile the survey information, documentation, and performance measures and compare actual work tasks and skills to the documented skills and competencies.  This exercise will enable the agency to have a big picture of the following:

types of financial management employees

number of financial management employees in each task area

average skills of financial management employees in each task area

competencies required in the current financial management environment

whether the current workforce meets the current financial management competencies

## Gap Analysis

After the organization completes its needs and self assessments, it will be easier to identify and address gaps in the organization’s human capital.   Agencies may identify the following gaps between organizational financial management needs and the current workforce competencies.  These gaps, along with the strategies to address the gaps, should then be documented in a human capital action plan.

Gaps between current number of financial management resources and the number of financial management resources required in the shared service provider model.  The number of financial resources required will vary between the Migrating Agency and SSP.  At the Migrating Agency, if both system and operational processes are migrated to an SSP, there may be a decreased need for financial systems analysts, IT personnel implementing financial systems, financial management analysts, financial specialists, and project managers implementing financial systems, and an increased need for accountants, budget analysts and financial managers.  The SSP may have a greater need for accountants, budget analysts, financial systems analysts, IT personnel implementing financial systems, management analysts, financial specialists, and project managers implementing financial systems.

Gaps between the current financial management personnel competencies and the financial management competencies required in the shared service provider model.  Even if the Migrating Agency and SSP determine that they have the appropriate resource levels for the shared service provider model, the resources may not have the skills required. At the Migrating Agency, there may be a decreased need for systems level competencies and an increased need for some of the more strategic and analytical competencies. For example, although the Migrating Agency may have less need for financial management analysts, the future skills of the financial management analyst personnel the agency will require may be different than what exists currently at the Migrating Agency. The SSP may see an increase in the need for systems and technical competencies.  This SSP’s need for systems and technical competencies will likely be greater than the migrating agencies decrease in need for these competencies.

Gaps between current skills/skill level within each competency and the competency skills/skill level required for financial management personnel in the shared service model.  Both the Migrating Agency and the SSP may find that they have the appropriate resources with needed competencies, but that their skills within these competencies are deficient.  For example, an agency may find that a project manager implementing financial systems has management competency, but is deficient in a technical competency skill such as configuration management.  The skill level of the positions that remain at the Migrating Agency may be more senior. The personnel will most likely be performing more evaluative and issue resolution tasks, and not the day-to-day tasks associated with system transactions.

Gaps in agency specific knowledge. The SSP may have a knowledge gap in some of the Migrating Agency’s specific transaction models and will require training or some type of modeling experience.

### Workforce Strategies to Close Human Capital Gaps

After identifying the gaps between the skills the organization needs to succeed and the skills of the current workforce, agencies must develop a plan to mitigate these gaps.  Agencies that migrate their transaction processing to an SSP may need to retrain their personnel to perform more decision-based and analytical tasks as opposed to transaction-based tasks. The SSPs may require more personnel with system and financial knowledge especially specific knowledge of the Migrating Agency’s business processes. Agencies and SSPs will need to mitigate the workforce competency gaps by developing a human capital plan includes

recruitment of quality personnel

retention of qualified personnel

workforce development to train personnel for shifting financial management roles

The sections below provide more details on the types of activities agencies should perform in each of the areas of emphasis.

#### Recruitment of quality personnel

It is essential that agencies and SSPs recruit personnel knowledgeable in the areas of performance management, financial systems operations and control, and systems development as well as employees with analytical, critical thinking, and oral and written communication skills.  In the short-term, organizations may rely heavily on recruiting qualified personnel until existing personnel become proficient in the core competencies associated with their roles.  Federal agencies must often compete with private sector businesses in recruiting workers with these skills.  To recruit quality personnel in the new financial management environment, agencies can perform the following tasks:

simplify the hiring process

utilize recruitment and relocation bonuses and retention allowances

utilize expanded authority to repay student loans

develop a database of available project management resources

provide ongoing training assignments

work with OPM in establishing a special salary rate for critical staff positions

utilize marketing and branding to establish a positive agency image

pay referral bonuses to employees

promote public service

develop relationships with former or retired military personnel, private sector, colleges and universities, certification programs, and professional associations to tap into new talent pools

establish a two-track system using expected appointments with market-based pay, full benefits, bonus options, promotions, and pay increases based on competencies and performance

offer internship opportunities to attract students in undergraduate and graduate programs

the SSPs may want to partner with migrating agencies to absorb some of the financial management personnel with agency specific expertise that are no longer needed at the Migrating Agency

The recruiting suggestions listed above are just a subset of actions agencies can perform to attract new talent.  For additional information on recruitment strategies for senior project managers, financial system analysts, accountants, IT personnel, and others involved in financial management system implementation, see the “Building the Work Force Capacity to Successfully Implement Financial Systems document”.

#### Retention of Qualified Personnel

Key to maintaining a workforce able to succeed in the current and future financial management environment is not only recruiting and training workers, but retaining them.  The government can encourage project managers and other financial management employees seeking new opportunities to move from agency to agency instead of leaving the Federal government.  This approach would enable the financial management employees’ skills to be leveraged across government agencies while enabling the employees to build and expand on current skills.  To retain qualified personnel in the federal government, agencies can perform the following:

Utilize group retention allowances, awards, and recognition programs.

Create better work environments and create challenging work assignments.

Utilize financial incentives to encourage employees to build professional competencies.

Compensate employees for designated professional certifications.

More details on retention strategies can be found in the “Building the Work Force Capacity to Successfully Implement Financial Systems” document.

#### Workforce Development

Perhaps the most important key to mitigating the gaps between organizational competency needs and current workforce competencies is workforce development.  This strategy will serve as a long-term solution to align the workforce with the agency’s mission and strategy.  In addition, the workforce development plan will assist agencies in minimizing the impact of any future workforce competency gaps. Not only will this strategy improve skills for existing employees in meeting operational objectives, but it will also assist in recruiting and retaining key personnel.  Workforce development will become increasingly important in agencies migrating financial operations to SSPs.  Personnel in financial management positions that are less needed in the Migrating Agency can be retrained and reassigned if they are provided with adequate training. There are several workforce development strategies for improving financial management personnel core competencies including the following:

creating individual development plans for financial management personnel

training

emphasizing continuing education

performance management

These workforce development strategies are detailed in the sections below.

##### Creating Individual Development Plans

Agencies can utilize individual development plans to mitigate identified workforce competency gaps and improve the current workforce’s overall financial management skills.  Financial management personnel and their supervisors will work together to create an Individual Development Plan which will identify the core competencies and knowledge required for the employee’s position.  Agencies would then seek to develop employees in the core competencies and skills by identifying a combination of developmental activities such as training courses, on the job training, readings, or other self development activities that would assist the employee in developing the designated competencies and knowledge.  The core competencies in this document and the core competencies, learning objectives, and developmental activities in the JFMIP Core Competencies documents can provide agencies with a starting point for creating Individual Development Plans for their financial management personnel. A sample individual development plan can be found in Appendix E of the JFMIP Core Competencies for Project Managers Implementing Financial Systems in the Federal Government.

##### Training

Training is an important human capital investment that can be utilized to minimize the impact of identified competency gaps.  In addition to minimizing competency gaps, the availability of training can serve as a benefit when attracting and recruiting new staff.  Training can consist of on the job training and work experiences, mentoring, and classroom or computer based training.  Agencies may implement the following training strategies to improve competencies in the financial management staff:

Encourage professional development by setting aside part of the organization’s budget for training.

Develop agency-specific courses for financial management, systems implementation, budgeting, or any other identified areas of knowledge deficiency.

Enact an on the job training program that rotates personnel through various business functions to gain an operational view of the agency’s mission.

Encourage senior managers or recently retired project managers mentor junior employees.

Provide employees with tools and resources such as knowledge management systems, process documentation and FAQs for continued learning opportunities.

Require continued professional education (CPE) hours

Establish a career development program

Many of the JFMIP Core Competencies documents provide courses and work experiences that employees may utilize to develop each core competency.   Agencies can use the developmental activities in the JFMIP documents along with the strategies above to develop a training strategy for financial management personnel.

##### Emphasizing Training and Continuing Education

Agencies may provide scholarship opportunities to financial management staff to pursue degree programs and professional certifications.  Agencies may also emphasize continuing education by encouraging employees to obtain professional certifications in designated disciplines.  Agencies may encourage project managers to obtain Project Management Institute (PMI) certification and Financial Managers to obtain Certified Government Financial Manager (CGFM) certification by offering financial incentives or bonuses or providing reimbursement to cover the cost of the training courses and exams.

Providing the opportunities to continue education and encouraging financial management personnel to take advantage of these opportunities will equip financial management employees with the skills needed to succeed in the future financial management workforce.  These opportunities will also serve as a marketing tool for agencies during recruiting.

##### Performance Management

While an essential component to an organization’s future success is qualified employees, the organization’s success depends on employee performance as much as it depends on employee qualification and training. Performance management assists the organization in developing workers with skills that align with the organization’s strategic goals and in determining employee areas of weakness that require training.  Organizations should perform the follow items as part of their performance management plan:

Develop employee performance plans that align with organization strategic goals.

Assign quantifiable and measurable objectives for employee performance.

Measure employee actual performance against performance objectives and goals in the performance plan.

Recognize and reward high performers.

Identify areas of improvement and work with employees to develop necessary skills through the Individual Development Plan.

Performance management does not serve only as a workforce development tool. By recognizing and rewarding high performers and working with employees to improve their performance, performance management can serve as a recruiting and retention tool as well.

# Stakeholder and Communications Management

This stakeholder and communications management section provides a framework for organizations to conduct a Stakeholder Analysis and create a migration Communications Plan.

## Introduction

### What is stakeholder and communications management?

Stakeholder and communications management involves identifying and analyzing stakeholder characteristics and needs and employing continuous and effective communication approaches to advance stakeholder understanding and organizational commitment.

A stakeholder analysis is typically performed as a foundation for overall communications planning to determine the specific stakeholders or stakeholder groups, their level of influence on the implementation, their current attitudes toward the change, and their transition and communication needs.

### The Need for Communications

With any type of large-scale change initiative, stakeholders begin in different stages of understanding and commitment. The goal of a communications strategy is to provide all stakeholders, both internal and external, with the appropriate messages and information that will allow stakeholders at all levels to feel engaged, thus paving the way for involvement and adoption.

Source: SRA Touchstone Consulting. Copyright 2005

Effective communications is designed to lead stakeholders through a logical progression of comprehension to get them to action, instead of assuming that the stakeholder immediately will have the context and buy-in to get to action.  The diagram below depicts the stages of understanding that a communications plan must address to ensure successful change.

Source: SRA Touchstone Consulting. Copyright 2005

## What do Stakeholder Analysis and Communications Management Entail?

Stakeholder analysis and communications management begin with a clearly articulated strategic vision, and include identifying the stakeholder population and strategy for addressing the needs of each stakeholder group.  This must be followed by a comprehensive communications plan including timely execution, monitoring of results and adjustments to the plan.

Identify and analyze stakeholder audience. Identify stakeholders or groups of stakeholders affected by the effort.  Analyze their current relationship to the effort, their influence and their communication needs in order to support the change.

Lay out a communications plan. Develop a plan that is well-defined, supported by all involved, and tied to an overall FMLoB migration strategy.

Execute the plan. A communications plan is useless without timely execution.  Execute the communications plan with a detailed schedule appropriate media vehicles. Communications must be ongoing, timely, and relevant in order to drive cultural change.  Interviewees of the AGA Research Paper Financial Management Shared Services: A Guide for Federal Users, indicated that “Agencies need to do 10 times more communications than they do;” and “Get the right information to the right people at the right time.”

Monitor and measure results. Monitor and measure results by conducting formal surveys and informal observations to evaluate stakeholder behavior throughout all stages of the project lifecycle, and preferably after each major communications effort. The effort of monitoring and measuring results may seem time-intensive, but sampling key stakeholders’ reactions to communications is vital.  It is rare that people hear exactly what is intended in a message the first time. As indicated in the diagram above, understanding is built over time and repetition.

## Stakeholder Analysis Overview

The purpose of the Stakeholder Analysis is to identify all stakeholders, both internal and external, to the migration effort and to understand their relationship to, their level of influence over, and their communication needs in relation to, the migration effort.  The stakeholder analysis is typically included in the communications plan and can be used to develop the objectives of the communications plan. This analysis consists of three tasks:

Define the stakeholders. Identify stakeholders and determining how they will be grouped into audiences for the purposes of communications

Conducting a stakeholder audience quick assessment. Assess the audience’s current opinions and views on the migration

Conducting a target needs and risk evaluation. Identify the appropriate communications needs for the various audiences, the risks associated with not meeting the audiences’ needs, and general vehicles for delivering communications that will meet the needs.

#### Defining the Stakeholders

The migration team should identify the stakeholders of the agency’s FMLoB migration. Stakeholders are those with an interest in project information. They may be person(s) and/or organizations, such as customers, sponsors, performing organization, vendors, Congress, and the public, that are actively involved in the project or whose interests may be positively or negatively affected by execution or completion of the project. While not all stakeholder audiences are a part of the decision-making process, some may provide input into or have influence over decision-making, and all are involved in the receiving of information and providing feedback on decisions made.

The diagram below shows the types of stakeholders that can be found during any change effort.

The stakeholder audiences being targeted in the FMLoB Migration Communication Plan may include:

agency top leadership, such as the Secretary or Administrator, and Deputy Secretary or Deputy Administrator

program office leadership

partner office leadership, such as the Office of the CIO, Office of Budget (if not within the Office of the CFO)

agency employees

Office of the CFO

Office of the CIO

Office of Budget

program offices

partner agencies and other lines of business

other partners or contractors, such as commercial, quasi-governmental, or non-for-profit entities

OMB

Congress

GAO

citizens

The migration team must define the organizational level in which it needs to identify audiences.  For example, if the Office of the CFO has an Office of Policy and an Office of Financial Operations – the migration team must define whether these are the same stakeholder audience or two distinct audiences.  Another example would be whether the migration team should distinguish between the Departmental Secretary/Agency Administrator and the Departmental Deputy Secretary/Agency Administrator.

#### Conducting a Stakeholder Audience Quick Assessment

Once the migration team has defined its audience, it should conduct an analysis of each audience group. This analysis should include mapping the current and targeted level of buy-in for each audience group during the migration to an SSP.  For simplicity, this type of analysis categorizes each stakeholder audience into one of three groups; blocker, neutral, or champion.

- Blockers - The characteristics of the blocker group are reluctance to change, lack of confidence in the migration project, and/or lack of support for the project. Typical reasons an audience may be a blocker include:

FMLoB deadlines are not being met and/or are being pushed back and these audiences are not receiving information.

Audience does not understanding the benefits of the migration.

Audience is not receiving its typical FM system outputs and does not know when it will receive these outputs or why it are not receiving the outputs.

Audience is not seeing results.

- Neutral - The main characteristic of the neutral group is belief in the agency’s FMLoB migration project but doubt about the sustainability of the project. Typical reasons an audience may be neutral include:

Project is moving but workload is increasing proportionately, therefore, ground is being made up slowly.

Project has a lot of problems and there are not a lot of immediate answers.

- Champions - The main characteristic of the champion group is a high level of belief in the purpose and success of the agency’s FMLoB migration project. Typical reasons an audience may be a champion include:

Audience is highly invested in FMLoB.

Audience has access to all or most communications regarding the migration effort.

Audience receives information on project status on a regular basis.

Proper identification of stakeholder buy-in gives an organization an understanding of people’s attitudes and confidence level in the migration effort and operations.  Achieving the desired level of buy-in will align audiences, which will assist with the successful migration effort.

A sample Stakeholder Audience Quick Assessment is depicted in Section 3.2 Communications Plan Template.

#### Conducting a Stakeholder Audience Needs Analysis and Risk Evaluation

After a Stakeholder Audience Quick Assessment has been completed, the next step is to conduct an analysis of stakeholder audience needs and risk.  By understanding the array of feelings towards the migration effort, especially those of a personal nature, the migration team will be better able to define the appropriate communications for each audience.

Without a needs analysis and risk evaluation, the migration team risks communicating inappropriately, resulting in stakeholder conflicts and uncertainty. Stakeholder Audience Analysis is especially imperative for those audiences who have been identified as “blockers” in the Stakeholder Audience Assessment.  Without understanding their motivations, needs, and expectations, it is impossible to move a “blocker” out of that category and they will continue to be confrontational and cause conflict throughout the migration process.

The Stakeholder Audience Needs and Risk Assessment table in Section 3.2, which is arranged by audience, serves as a guide to ensure that the needs and expectations of each audience member are met.  The following columns are included in the chart outlined in Section 3.2:

Priorities – What are the priorities of this audience member?  What is the priority of the migration in relation to their other priorities? What things are pressing for them at this time?  What personal timelines and commitments have they made?

Impact/Recourse – How will this migration impact this audience member?  What type of recourse will they see on their daily activity?  If applicable, how will those that they supervise respond?

Desired Outcome – What does this audience member want to get out of the migration?  What are their expectations?

Concerns – What are this audience’s top concerns regarding the migration?  Are these concerns valid?  How can the Communication’s Plan help to alleviate some of those concerns?

Risks – If this audience member is not a champion of the migration effort, what are the risks to the migration associated with this audience?

Influenced By – By whom is this stakeholder influenced ?

Message – What is the general message the migration team should be sending to this audience?  Will this audience respond better to messages of benefit or messages that highlight the mandatory nature of this effort?

Entry Point and Vehicle – What is the entry point to begin communication with this audience or audience member?  Do they have an assistant that must be copied on communications?  If information needs to reach this person, who else needs to be contacted (i.e. a chief of staff)?  What vehicles work best – email, a phone call, or a meeting?

The remainder of this Stakeholder Analysis and Communications Management section is devoted to developing a Communications Plan.

## Communications Plan Overview

The purpose of the communications plan is to provide a roadmap for the migration team and senior management to keep employees and stakeholders informed about the benefits of migration to an SSP, and the anticipated and actual changes that will occur to the current financial management system and business processes.

Used in conjunction with other documents provided in the FMLoB Migration Plan, a communications plan will ensure the successful agency-wide transition to the FMLoB system and enable CFOs to effectively communicate their chosen SSP’s benefits inside their agency.

### Organization of the Communications Plan

The attached Communication Plan Template includes the following sections:

communication objectives -  the phases and principles of a communications plan

stakeholder audience - incorporates the information collected during the Stakeholder Analysis

communication process - includes the phases of deployment and an examples from potential vehicles chart

## Description of the Communications Plan Template

The following subsection offers explanations for each section of the attached communications plan template.  The template itself includes sample text.

### Purpose of the document

This section of the communications plan should outline the importance of the plan, and what is being provided in the plan.  This communications plan acts as a how-to-guide to define the message, method of delivery, audience, and frequency of the migration communications strategy.  Sample text is included in the Communications Plan Template.

### Project background

The project background section of the communications plan should explain how the project came into existence, its importance, and the authorities who established the project. It is also helpful to include dates to establish a timeline for completion and any relevant legislation that has authorized the project.  Sample text is included in the Communications Plan Template.

### Communications Roles and Responsibilities

Critical to the success of the communications plan is establishing how the communications life cycle will be governed. The communications plan should establish the individuals within the migration team responsible for communications. A communications project team should include, at a minimum, the following individuals:

Communications lead: Oversees the entire communications process.  This person should sit on the larger migration project team, but should be entirely dedicated to the communications efforts.

Point-of-Contact: Handles all the solicitation, receipt of, and response to all feedback. This individual should be the contact name provided for all communications.  When numerous contact names are given, people are often confused and communications become inconsistent.

Spokesperson:  The official disseminator of all major communications.  It is preferable if this role is filled by a known leader in the agency, such as the CFO or CIO to establish credibility.

Sample text and a responsibilities chart are included in the Communications Plan Template.

### Communications Approach

The purpose of the communications approach section is to lay the ground work for the subsequent communications decisions regarding frequency, style, approach, and more.  Sample text for each section is included in the Communications Plan Template.

#### Objectives

The migration team should identify objectives that outline the overarching goals of the overall communications strategy.  Sample text is included in the Communications Plan Template.

#### Principles

The migration team should identify the principles by which all communications will abide.  The Principles section outlines the guideposts for how all communications should be conducted to ensure consistency.  Sample text is included in the Communications Plan Template.

#### Key Messages

The purpose of this section is to identify the key messages that the migration team would like to share with its stakeholders.

### Stakeholder Audience

The purpose of this section is to identify the different stakeholder audiences with whom the migration team must communicate and engage, and to analyze each audience’s attitudes towards the migration efforts. This will ensure that effective communication tools can be applied to each audience based on their current knowledge and attitude towards the migration.  The information in this section should be obtained from the Stakeholder Analysis section above.

### Communications Process

The purpose of this section is to create the final step in the communications planning process, the Potential Vehicles by Stakeholder Audience chart that will be used to execute the communications plan. This process outlines the phases of communications planning in conjunction with the migration planning phases to create a comprehensive Migration Plan.  It is in this phase that an agency will decide what specific communications tools and vehicles will be used to reach each audience defined in the previous phase.

These phases should be linked to the migration planning phases for concurrent and successful execution.

For communications to be effective, it must satisfy the specific needs of each stakeholder group throughout the entire life cycle of the migration project, from the initial concept (prior to any solicitation or competitive process) through the go-live date.

An individual’s or group’s needs vary over time, and so must the communications.  A successful communications plan helps Agency leadership and the migration team craft a powerful and convincing message by determining the appropriate messenger, matching the messenger with the right audience, and determining the message form and timing.

The following table outlines how perceptions may change throughout the course of a migration effort, and how the communication objectives may adjust with each phase.

|  | 1.Pre-migration Planning & Preparation | 2.Solicitation & Migration Planning, and During Migration | 3. During Migration and Post Go-Live |
| --- | --- | --- | --- |
| Anticipated Audience Areas of Concern or Interest | Unclear about the implications of FMLoB Unrealistic benefit expectations Confused as to role in effort and level of change | Realization of FMLoB’s shared service provider limitations Staff concern over personal impact Uncertain of new skill requirements Rising negativity due to “failures” and amount of work ahead Need for details about implementation and what it means for their area | Impatient about outcome Apprehensive because things are not perfect for the first time Learning new skills Recognition of personal benefits Business benefits understood Fear of business impact Relief as “it works” is perceived following initial FMLoB rollout |
| Communication Goals | Share project progress Set expectations for what is to come Seek and act on feedback from stakeholder audiences Develop communications vehicles Communicate vision for the future Define the parameters of change and project scope Articulate FMLoB timeline State the compelling reasons for change Enlist support of project team | Share FMLoB project progress Set the expectation for work ahead Seek and act on feedback from stakeholder audiences Motivate towards the end goal Celebrate the current successes Provide more detail on what change will mean to the different stakeholder audiences Provide updates on barriers and enablers | Share migration progress Set realistic expectations for change Seek and act on feedback from stakeholder audiences Focus on successes Continue to communicate implementation timeline Assess the preparedness of the implementation sites Provide training on the tools and methodologies that will be used throughout the project Share lessons learned |

#### Vehicles/Tools by Audience

The Potential Vehicles by Audience table identifies various types of communication vehicles that can be used throughout the communication process.  The migration team should also review current communications vehicles in place within their own agency and add those to the chart for a more comprehensive and agency-specific communications plan.  The actual method of communication used will vary depending on the type of information being communicated and the targeted stakeholder audience.  Once a chart similar to the Potential Vehicles by Audience chart has been completed, the migration team should be ready to begin executing the plan.

When looking at communication vehicles, it is imperative that the type, frequency and content of information communicated is never static, and as new communication opportunities develop, the migration team should take advantage of them.

The following outlines possible communications vehicles that can be used to meet the migration team’s communications objectives:

posters

meetings

staff meetings

presentations and briefings

teleconferences

videoconference

external agency newsletters

e-mail

memos

surveys

conversation and word of mouth

internal team website used for collaboration and that stores documents including:

white papers

project plans

internal newsletter(s)

fact sheet

questions and answers

public website used for information sharing and marketing, including:

white papers and reports

fact sheet

questions and answers

marketing material

questions and answers

marketing materials

# Footnotes

In each migration effort there is an element of customization of process design.  In this case, it is recommended that standard financial management processes be adopted whenever possible and that software customizations and modifications be limited and/or eliminated.  Therefore, it is critical to enlist the support of prospective end users in determining how best to adapt agency processes to accommodate these new standards.

It is a best practice in the commercial sector for the SSP to own the system hardware and software. However, software ownership will depend on the governance and requirements of the migrating agency.  Migrating agencies and SSPs will need to work out the specifics of ownership and the potential for a transfer of ownership over time as this will impact costing and responsibilities as part of the solicitation process.

Security will be the responsibility of both the SSP and the Migrating Agency.  Security at the SSP site will be the responsibility of the SSP.  Securing workstations that access the FM software at the SSP site will be the responsibility of the Migrating Agency, typically the CIO of the Migrating Agency.

While the migration of business/transaction processing activities to a services provider is not a current FMLoB mandate, this is a common practice in the commercial sector and many agencies have already expressed an interest in pursuing this.  In order to be comprehensive and anticipate this need, this Human Capital subsection assumes the migration of IT hosting, application management, and business/transaction process activities to an SSP.

A Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies in Financial Management for Program Managers in the Federal Government. (http://www.fsio.gov/fsio/fsio_corecomp.shtml).  Please note that JFMIP was renamed to the Financial Systems Integration Office (FSIO).

Linda Combs, Comptroller. Executive Office of the President Office of Management and Budget Memorandum for Chief Financial Officers: Update on the Financial Management Line of Business and the Financial Systems Integration Office, December 16, 2005.

The graphic depicts that, currently, CFO organizations have a high number of highly transaction-based roles (40% transaction processing, 20% reporting, 30% control, and 10 % decision making.  Business partnering through migration offers the opportunity for CFO organizations to transform.  Through role transformation, process re-design, value added services, and integrated systems, a CFO organization could transition the majority of its roles to be more decision-based (20% transaction processing, 10% reporting, 10% control, and 60 % decision making).

The CFO of the Future: The Changing Role of the Financial Manager.  Presentation to the 7th Annual Government CFO Council Retreat.  PriceWaterHouseCoopers, 2000.

CFO Survey: Current state and future direction.  An IBM Institute for Business Value executive brief.  IBM Global Services, 2003.

Human Capital Framework: Human Capital Standards. Office of Personnel Management. <http://apps.opm.gov/HumanCapital/standards/index.cfm>

Based on JFMIP Core Competencies document series.<< http://www.fsio.gov/fsio/fsio_corecomp.shtml>>

Executive Core Qualifications. Office of Personnel Management <http://www.opm.gov/ses/competencies.asp>

JFMIP Core Competencies document series.<http://www.fsio.gov/fsio/fsio_corecomp.shtml>

Karen S. Evans, Administrator. Office of Management and Budget Memorandum for Chief Information Officers Deputy Chief Information Officers: Information Technology (IT) Project Manager (PM) Qualification Guidance, July 21, 2004.

U.S. Office of Personnel Management. Job Family position classification standard for processional and administrative work in the accounting and budget group, GS-0500, December 2000.

A Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies: Accountants in the Federal Government. JFMIP-ET-99-8.

A Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies in Financial Management for Program Managers in the Federal Government.<< http://www.fsio.gov/fsio/fsio_corecomp.shtml>>

U.S. Office of Personnel Management. Job Family position classification standard for processional and administrative work in the accounting and budget group, GS-0500, December 2000.

A Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies: Budget Analysts in the Federal Government. JFMIP-ET-99-14.

U.S. Office of Personnel Management. Job Family position classification standard for processional and administrative work in the accounting and budget group, GS-0500, December 2000.

U.S. Office of Personnel Management.  Position Classification Standard for Financial Management Series, GS-0505, TS-81 August 1969, TS-46 June 1963.

A Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies: Financial Managers in the Federal Government. JFMIP-ET-99-11.

U.S. Office of Personnel Management.  Position Classification Standard for Financial Management Series, GS-0505, TS-81 August 1969, TS-46 June 1963.

A Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies for Financial Systems Analysts in the Federal Government. JFMIP-ET-98-1.

A Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies for Financial Systems Analysts in the Federal Government. JFMIP-ET-98-1.

A Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies in Financial Management for Information Technology Personnel Implementing Financial Systems in the Federal Government. JFMIP-ET-98-2.

A Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies in Financial Management for Management Analysts and Financial Specialists. JFMIP-ET-98-3.

A Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies in Financial Management for Management Analysts and Financial Specialists. JFMIP-ET-98-3.

A Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies in Financial Management for Management Analysts and Financial Specialists. JFMIP-ET-98-3.

A Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies: Project Managers Implementing Financial Systems in the Federal Government. JFMIP-ET-01-01.

Karen S. Evans, Administrator. Executive Office of the President Office of Management and Budget Memorandum for Chief Information Officers Deputy Chief Information Officers: Information Technology (IT) Project Manager (PM) Qualification Guidance, July 21, 2004.

Building the Work Force Capacity to Successfully Implement Systems. Chief Financial Officers Council and Joint Financial Management Improvement Program. 2002

Building the Work Force Capacity to Successfully Implement Systems. Chief Financial Officers Council and Joint Financial Management Improvement Program. 2002

Chief Financial Officers Council and Joint Financial Management Improvement Program. Building the Work Force Capacity to Successfully Implement Financial Systems, 2002.

Chief Financial Officers Council and Joint Financial Management Improvement Program. Building the Work Force Capacity to Successfully Implement Financial Systems, 2002.

Joint Project of the Chief Financial Officers Council and the Joint Financial Management Improvement Program. JFMIP Core Competencies: Project Managers Implementing Financial Systems in the Federal Government. JFMIP-ET-01-01.

See JFMIP Core Competencies document series. < http://www.fsio.gov/fsio/fsio_corecomp.shtml>

The graphic depicts a two by two matrix.   The X-axis shows “Awareness” from Low to High with the first half as “Is Not Aware” and the second half as “Is Aware”.  The Y-axis shows “Commitment” from Low to High with the bottom half as “Does Not Commit” and the top half as “Commits”.  The bottom left quadrant represents “Disengaged, Skeptical, Distrustful” needing to move to the upper right quadrant.  The bottom right quadrant represents “Keen Awareness with little Commitment” needing to move to the upper right quadrant. The upper left quadrant represents “Excited and Uninformed” needing to move to the upper right quadrant.  The upper right quadrant represents “The Ideal, High Awareness and High Commitment”

The graphic depicts  the following: A successful communications plan builds buy-in by providing sufficient context to stakeholders and leading them through awareness (define as “I see it”), understanding (defined as “I get it”), engagement (defined as “I support it”), and action (defined as “I’ll do it”).  A communications plan that attempts to move stakeholders from awareness to action without sufficient context leaves stakeholders feeling as if change is abrupt and not properly communicated.

Financial Management Shared Services: A Guide for Federal Users. Association for Government Accountants. AGA CPAG Research Series. July 2005.