JRG-65

Ref: JRG-46_rev2

January 18, 2006

JRG 1A-1C-8B

DRAFTING GROUPS AND ACTION ITEMS

Three drafting groups have been formed.  Correspondence for the drafting groups will be conducted via e-mail.  The Drafting Group leads will establish e-mail groups.

##### JRG-DG1: FMCW Modulated Waveforms

Terms-of-Reference

- Review the current necessary bandwidth (-20 dB) and –40 dB bandwidth formulas for FMCW modulated waveforms; and, if appropriate, recommend more representative formulas.  Priority 1.

- Clarify the definition of frequency deviation (Bd) for FMCW waveforms.  Priority 1

- Review the feasibility of the application of a 40 dB/decade roll-off from the –40 dB bandwidth for practical combinations of waveform parameters.  Priority 2.

Priority 1 Milestone: September 1, 2006

Priority 2 Milestone: February 15, 2007

Relevant JRG Contributions: JRG-39, 50, 58, 59

Lead contact: Leith Mudge, Australia

E-mail address: Leith.Mudge@defence.gov.au

##### JRG-DG2: FM-Pulse Modulated  Waveforms

Terms-of-Reference

- Review the current necessary bandwidth (-20 dB) and –40 dB bandwidth formulas for FM-pulse modulated waveforms; and, if appropriate, recommend more representative formulas.  Priority 1.

- Review the feasibility of the application of a 40 dB/decade roll-off from the –40 dB bandwidth with these new formulas for practical combinations of waveform parameters.  Priority 2.

Priority 1 Milestone: September 1, 2006

Priority 2 Milestone: February 15, 2007

Relevant JRG Contributions: JRG-7, 10, 12, 13, 17, 19, 21, 32, 33, 37, 38, 54, 55 and 56)

Lead contact: Larry Brunson, U.S.

E-mail address: lbrunson@ntia.doc.gov

JRG-DG3: Magnetron Emission Masks:

Terms-of-Reference

1.	Review the measured magnetron emission spectrum data to determine whether there is sufficient data to reach a conclusion on whether more stringent masks are achievable.  Priority 1.

Priority 1 Milestone: September 1, 2006

Relevant JRG Contributions: JRG-14, 16, 20, 22, 40, 42, 52

Lead contact: Adil Abbas, U.K.

E-mail address: adil.abbas@raymarine.com

##### JRG-DG4: Phase Coded Waveforms

Terms-of-Reference

- Review the current necessary bandwidth (-20 dB) and –40 dB bandwidth formulas for phase coded pulse and phase coded CW modulated waveforms; and, if appropriate, recommend more representative formulas.  Priority 1.

- Review the feasibility of the application of a 40 dB/decade roll-off from the –40 dB bandwidth with these new formulas for practical combinations of waveform parameters.  Priority 2.

Priority 1 Milestone: September 1, 2006

Priority 2 Milestone: February 15, 2007

Relevant JRG Contributions: JRG-7

Lead contact: T B D

E-mail address: T B D

Action items

| Task No. | Description | Administration/ Sector Member | Milestone | Status |
| --- | --- | --- | --- | --- |
| 1 | Provide a draft paper on radar architecture related to pulse shaping to improve unwanted emission spectrum. |  |  |  |
| 2 | Provide a draft paper on radar architecture related to the ability to provide filtering to improve unwanted emission spectrum. | [U.K. John Holloway] | September 1, 2006 |  |
| 3 | Provide a paper on ITU-R RadioRegulations pertaining to the requirement to contain the necessary bandwidth within the allocated band. | U.S. Robert Hinkle | September 2005 | Completed. See JRG-47 |
| 4 | Measurement of emission spectra of linear beam output devices for various modulations (Non-FM pulse, FM pulse etc.). | Netherlands Bjorn Rommen | September 1, 2006 |  |
| 5 | Observations of the effects of rise time on FM pulse spectrum | U.S. Larry Brunson | October 2005 | Completed. See JRG-54 |
| 6 | Convert ITU-R radar emission mask model (JRG-30) into a Visual Studio.NET program. | U.S. Fred Najmy | October 2005 | Beta version: JRG-60 |