FY2001 Progress Report

Exotic Plant Management

Prepared by Scott Powell, Andrea Williams,

And Jim Popenoe

Division of Resource Management and Science

Redwood National and State Parks

Orick, California

October 2001

FY2001 HIGHLIGHTS

- NRPP funding was received and work has begun to control English ivy and other shade tolerant species in the Hiouchi / Jedediah Smith Area.

- RNSP began a project in the Redwood Creek estuary to remove pampas grass (PC 00-04).

- Previously controlled populations of Scotch broom, European beachgrass, sea-fig, tansy ragwort, foxglove, Spanish heath, cape ivy, and English ivy were held to maintenance levels.

- Populations of cape ivy, English ivy, Himalayaberry, teasel, black locust, Scotch broom, pampas grass, and silver wattle were mapped in several locations throughout the park and will be accessible on the park GIS in FY 2002.

- Additional projects to control pampas grass, Himalayaberry, periwinkle, black locust, Scotch broom, English ivy, cotoneaster, and English holly were submitted for approval and implementation in FY02.

- RNSP staff participated on the steering committee for the Humboldt County Weed Management Area team involved in mapping, managing, funding, and education of invasive plants in Northern California.

DETAILS

- North District -- Andrea Williams

- South District – Scott Powell

- Labor Time and Cost Tabulations – Scott Powell, Andrea Williams

APPENDICES

A.  Project Clearance for Hiouchi South Exotics Control

B.  Project Clearance for Small-scale Exotics Removal Projects

NORTH DISTRICT: JEDEDIAH SMITH REDWOODS STATE PARK AND HIOUCHI AREA

Andrea Williams, Biological Science Technician

October 18, 2001

# SPECIFIC CONTROL EFFORTS

# HIGH-PRIORITY SPECIES

European beachgrass, Ammophila arenaria

Follow-up of a small infestation on Crescent beach continued this year.  A handful of sprouts were pulled from the southern central portion of the beach.

Scotch broom, Cytisus scoparius

Removal of a large population of Scotch broom was begun last year in Hiouchi.  The areas cleared include along the service road across from the Hiouchi Information Center, and the burn meadow adjacent to the road.  Resprouting has been minimal, but no further control work has been done.  Many plants remain in the Hiouchi Flat area.  Volunteers from GGNRA and the state parks' Alder Crew pulled plants from the riverbank near the picnic area and boat launch ramp, respectively.

Maintenance continued to pull seedlings from the field at Aubell.

French broom, Genista monspessulana

Small populations were intermixed with the Scotch broom along the service road and river bar.  These were treated concurrently with Scotch broom.

English ivy, Hedera helix

RNSP was awarded a grant from NRPP in support of shade-tolerant exotics removal (primarily English ivy (Hedera helix), but also cotoneaster (Cotoneaster species), English holly (Ilex aquifolium), and vinca (periwinkle, Vinca major)) in Jedediah Smith Redwoods State Park.  Monies were received in January to fund the first year of the project.  Project clearances (CEQA #00-635A-014 and amendment; PPC #01-08 and 01-14) have been approved for all areas that were identified as infested at the time of the grant.  Two additional sites, Walker Ranch and the SRL House (Save the Redwoods League house and property at the base of Crescent Hill) , have not been thoroughly surveyed or mapped as of this time.

Almost 8,000 hours have been spent removing English ivy on approximately 40 acres of park land.  The bulk of that time was spent at the western boundary of the park, along Highway 199 and up Kings Valley Road to Camp Lincoln.  All sites identified last year, with the exception of Hiouchi Flat, have been at least partially treated.  See attached map for site locations.

The south side of Highway 199 at the western park boundary is 2/3 complete (10 acres, 1717 hours); much of the remaining infestation is light, but the heavy portion grows down a sheer road embankment and will pose a challenge when we tackle it in the coming year.  Crews and volunteers pulled ivy from the historic Hampson property, and in the woods by the Mary Lee Kellis Grove.  The North District exotics technician ranged far back into the old-growth to pull fledgling infestations.

The north side of Highway 199, from its junction with Kings Valley Road eastward, is also 2/3 complete (7.6 acres, plus 2.5 last year, 2747 hours); the remaining acres are very heavily infested, but mature ivy around the trees was cut this year to remove the seed source, lightening the load slightly for removal in FY ‘02.  The infestation continues patchily along Kings Valley Road toward Camp Lincoln.  The ivy by the turn past the private inholding was partially eradicated this year, and a rare plant (Indian pipe (Monotropa uniflora), CNPS List 2) was found.  The remaining ivy will be removed in the coming year.

Initial removal was done at all of Camp Lincoln (7 acres, 2629 hours), and most of the area was visited for resprouts several times.  Native plants are rebounding well, although some pioneer species and creeping buttercup (Ranunculus repens) which will persist in shade once established) have invaded along lawn edges.

At the junction of Highway 199 and Highway 197 (North Bank Road), removal of a small but challenging infestation (0.03 acres, 94.5 hours) was performed.  Total eradication was not possible, as much of the ivy was growing from the top of a large boulder.  Visits for resprouts will take place during the winter, as deciduous carpets of poison-oak (Toxicodendron diversilobum), manroot (Marah species), and blackberry (Rubus discolor and R. ursinus) over crevasses in the rock make footing treacherous.

Templeman Grove (0.14 acres, 20.25 hours) was a small infestation at approximately the 1-mile mark of Highway 197, between the road and the river.  The ivy has been removed and the area diligently searched for resprouts.  Follow-up will continue.  Templeman Grove also contains a population of Indian-pipe.

Control around Hiouchi Information Center (8 acres, 469 hours) continued; the entire acreage was treated for ivy, from west of the parking lot all the way to the Fire Personnel Housing driveway.  Invading Himalayan blackberry (Rubus discolor) will be removed as part of the ivy resprout removal process.  The population of heart-leaf twayblade (Listera cordata, CNPS List 4) uncovered by previous removal activities remains robust.  Slightly further east, the treatment of the area around the Hiouchi Fire Office (known historically as Norm’s Trailer) began (0.1 acres, 239 hours).  Total initial treatment of the location should take three more crew days.

The Jedediah Smith Campground (11 acres, 29.5 hours) was lightly infested; it was swept this winter.  The housing in the campground (0.12 acres, 34.25 hours), adjacent to the maintenance yard, was more heavily infested.  A crew removed ivy, cotoneaster, holly, and creeping St. John’s wort in winter.  A spring sweep for resprouts revealed new populations of heart-leaf twayblade.  The housing and maintenance yard border Hiouchi Flat, the open, heavily impacted area where control activities are scheduled for the coming year.

The only other location treated this year was the State Park Headquarters at Aubell (0.003 acres, 3 hours).  The small infestation is non-fruiting and kept in check by mowing.  Removal will take place in the coming year.

Depending on the availability of crew time, the remaining infested areas should be treated before spring.  Given that all fruiting ivy on park land has been cut, or will be by the end of the year, further infestation and re-infestation will be minimal.  Progress has been good, and we steadily proceed toward our goals.

Klamathweed, Hypericum perforatum

Small populations exist in open, disturbed areas of the park.  No concerted effort was made this year to control Klamathweed, although plants along the gravel bar were pulled when encountered.

Himalaya blackberry, Rubus discolor

No new control work was done on the populations of exotic blackberry on the Hampson Property (Parkway at Highway 199), Camp Lincoln, Aubell, or the campground area.  In most of these areas, blackberry was mowed or pruned by maintenance staff.  However, the plants will resprout unless root systems are removed.  Some bushes, including root burls, were removed in the Hiouchi area, and in a portion of ivy removal area between Kings Valley Road and Highway 199.  Blackberry will continue to be removed in areas where it is mixed with ivy to prevent its re-infesting cleared areas.

Tansy ragwort, Senecio jacobaea

Small populations of tansy ragwort occur in the burn meadow adjacent to the service road in Hiouchi, roadside on 199 and Howland Hill Road, at the Mill Creek Horse Trail, and a larger population in the field at Aubell.  Maintenance pulls most plants from these places.  A pasture adjacent to the field has a large population, which the owners may control again this summer, but some plants have set seed.  The Cinnabar moth was found by the Mill Creek Horse Trail, and larvae were on several plants pulled from Aubell.  More consistent work and follow-up visits are needed to keep tansy ragwort from expanding in open areas.

# OTHER SPECIES

Silver wattle (Acacia), Acacia dealbata

Populations of silver wattle occur in the park throughout Hiouchi Flat, around the fire cache housing and as far away as the base of the winter boat launch in the campground.  The “Weed Team” will be assisting in their removal in the coming year.

Bamboo, Bambusa species

Aside from a small population on the private land a half-mile in on the east (park) side of Kings Valley Road, two populations were found in JSRSP.  One plant was pulled from the high-water area of the river bar in the campground, near the picnic area.  The area will be monitored for resprouting.  Another small population occurs in Hiouchi Flat; it does not appear to be spreading.

Butterfly bush, Buddleja davidii

An expanding infestation of butterfly bush occurs on the gravel bar.  Control was begun last August; a crew used weed wrenches to pull smaller shrubs from an area west of Campsites 58-62.  The ground was too hard, and some shrubs too large, to remove all the plants; for these, flowering branches were removed.  Follow-up and additional control is needed, possibly with a truck and winch; the shrubs have all re-sprouted.

Spotted knapweed, Centaurea stoebe ssp. stoebe [formerly C. maculosa]

Eradication of a small population on the gravel bar has been ongoing for several years.  This year, late July surveys yielded no plants; one plant was found and pulled in each biweekly survey during August and September, for a total of three.  Last year I located and removed four plants.  Dave at Del Norte County Agriculture Department also surveys and removes plants in the area; he reports removing 12 from the park this year.

Cotoneaster, Cotoneaster franchetii and C. pannosa

Large populations exist along Kings Valley Road (especially near Camp Lincoln) and in the Hiouchi area.  Small shrubs were pulled from the campground area when encountered; some remain near the entrance and in the NPS lands adjacent to the campground.  Major removal was begun near Camp Lincoln.  The west end of Highway 199, north and south sides, was largely cleared.  Several large shrubs and dense populations remain along Kings Valley Road, and in the Hiouchi Flat area; they will be removed in the coming year.

Resprouting of shrubs pulled last year has been minimal.

Crocosmia or Montbretia, Crocosmia x crocosmiiflora

Small populations occur roadside along Highway 199 just east of the campground entrance, in the campground itself, in Hiouchi Flat, along Aubell Lane, and by the turnout for the westbound lane of Highway 199 at the 1.55-mile marker.  Crocosmia is very invasive in Del Norte County, and these populations (as well as those along the Nickel Creek Campground/Enderts Beach Trail) bear watching.

Caper spurge (Gopher plant), Euphorbia lathyris

Plants occur along Kings Valley Road and Elk Valley Road.  Populations in the park consist of a large field intermixed with Himalaya blackberry, and a smaller stand at Camp Lincoln.  Caper spurge is related to leafy spurge, which is a major problem in rangelands.  Leafy spurge is perennial and rhizomatous, while caper spurge is a taprooted biennial (reducing the likelihood of invasiveness); still, it bears watching.

Fennel, Foeniculum vulgare

Aside from a small population roadside on Highway 199 adjacent to the park, only one plant was found in JSRSP.  This plant was pulled adjacent to the winter boat launch ramp, on the edge of the silver wattle infestation.  The area will be monitored for resprouting.

Bean’s St. John’s wort, Hypericum beanii (formerly H. patulum var. henryi)

A large population grows roadside on Kings Valley, and one shrub has been found in the woods around Camp Lincoln.  Gardening websites indicate this plant tolerates shade, so I will be on the lookout for signs of spread.

Creeping St. John’s wort (Aaron’s beard), H. calycinum

This exotic shows signs of invasiveness and has spread from the known planting by campground housing to along the river/beach trail.  Control began on these populations this year.  Some resprouting has occurred, and follow-up continues.  Several sources list it as invasive under certain conditions, and its rhizomatous, ground-covering growth make it a plant to watch.

English holly, Ilex aquifolium

Small to medium-sized shrubs continue to be found and pulled concurrent with ivy removal.  The large trees on the Hampson property and in Hiouchi Flat will be removed in the coming year.

White sweetclover, Melilotus alba

A large infestation of white sweetclover occurs on the gravel bar.  Follow-up and additional control is needed after last year’s effort.  The plant also occurs roadside in a few areas of the park.

Bird or Sweet Cherry, Prunus avium

A mature population of cherry trees occurs in the park occurs around the Hiouchi Visitor Center.  The “Weed Team” will be assisting in their removal in the coming year.

Creeping buttercup, Ranunculus repens

Creeping buttercup colonized some areas cleared of ivy.  At much of the Hampson property and Camp Lincoln, where it was abundant in lawn areas, spread was minimized.  In more native-dominated areas, such as the west end of Highway 199, all invaders were removed.  Follow-up continues, to eliminate seedlings and plants missed on the first sweep.  Creeping buttercup colonizes bare ground and excludes other species; it will not compete with established plants.

Greater periwinkle, Vinca major

Periwinkle has been removed from the Hiouchi Information Center and Camp Lincoln; resprouting has been intense, and follow-up continues.  Much more remains in an island between the driveway and road at Camp Lincoln, and some in Hiouchi Flat.  The population at Camp Lincoln will be eradicated this coming year if it shows signs of spread by seed.

# SOUTH DISTRICT

Scott Powell, Biological Science Technician

October 23, 2001

# SPECIFIC CONTROL EFFORTS

## HIGH-PRIORITY SPECIES

## European Beachgrass (Ammophila arenaria)

Approximately 150 hours were spent removing European beachgrass resprouts on Freshwater beach during the winter, spring, and summer of 2001.  Labor was provided by the Exotics staff and VIP, SOC support crew staff, RIC staff, CDF/CDC crews, YCC crews, and volunteer activities.  Total person hours required for removal decreased dramatically since the project was initiated in 1999 (3270 and 930 hours for FY99 and FY00, respectively). Exotics staff will continue to monitor the beach for resprouts every 3-4 months during FY2002.

Additional removal activities are planned in FY2002 for the section of beach from Redwood Creek north to Mussel Point.

Scotch Broom (Cytisus scoparius)

Scotch broom removal in the Bald Hills was carried out by Exotics staff, support staff, and CDF inmate crews. Inmate crews logged over 1500 hours during the months of January through March concentrating on removal of 1-2 year old plants capable of flowering during 2001. High concentrations of first year seedlings (6”-8” tall) were generally ignored with the expectation that they will likely perish in upcoming prescribed burns and do not typically flower/seed the first year.  Follow-up visits were conducted in April, May, and June to detect and remove flowering plants that were overlooked. Removal will resume in the Winter of 2002 targeting unburned areas and surviving plants.

A project clearance has been initiated for the removal of a small population of broom behind the former Blankenship truck shop.

Cape Ivy (Delairea odorata)

A small population of cape ivy was detected in and around redwood tree just below the paved road leading to the Redwood Creek Trailhead and subsequently removed by SOC support crew.

A small infestation was discovered and subsequently removed from the middle island of the Redwood Creek estuary.

A concentrated population of cape ivy on Requa was mapped and a project clearance initiated for its removal.

SOC support staff led CDF inmate crews on a follow-up treatment at the Wilson Creek leaseback property in April.

An existing population near the mouth of Nickel Creek is currently being monitored. The present management goal is to keep the infestation contained within its present location.

At present there have been no resprouts detected from a previously treated population at Davison Ranch. Follow-up will be done on all sites in FY2002.

English Ivy (Hedera helix)

CDF inmate crews spent two days in February removing ivy resprouts from the banks of Marshall Pond and the associated section of the Flint Ridge Trail. A few additional populations of ivy have been treated on the site and farther up the trail, however, the time expenditure for follow-up treatment is expected to continue to decrease.

In April and May support staff and CDF crews spent four days on resprout control and initial removal at the Wilson Creek leaseback site.

Follow-up removal of a small infestation of English ivy behind the parking area at the Redwood Creek trailhead was completed in February by SOC support staff and volunteers.

The CDF crew removed or severed aerial ivy vines in the stand of redwoods located on the hillside above the Davison Ranch. Additional removal and follow-up will continue in FY2002.

Pampas grass (Cortaderia jubata)

Work began in August on a new project (PC 00-04) to remove pampas grass from the middle island portion of the Redwood Creek estuary.  CDF inmate crews have provided Labor with assistance from the SOC support crew. Completion of the initial removal phase is expected by January 2002.

Removal of pampas grass on the north side of Redwood Creek is expected to begin in FY 2002 concurrently with the beachgrass removal in that area (PC 00-03).

A project clearance (PC 01-13) has been submitted for removal of plants along the Tall Trees access road and the paved road leading to the Redwood Creek Trail.

Individual or small groups of plants have been removed from the Tall Trees Road, K & K Road, Marshall Pond, and the 101 bypass.

A population at the Mitchell property is being monitored and may be included in a future project clearance.

Himalayaberry (Rubus discolor)

A project clearance (Small-scale Exotics Removal Projects, PC 01-13) was submitted for removal of Himalayaberry at Williams Ridge and Counts Hill Prairie in the Bald Hills and near the corral of the Davison Ranch.

Several small thickets were removed from Elk Camp Prairie during the Scotch broom removal in February.

In April several small thickets were cut back or removed from the south end of Freshwater Spit adjacent to the parking area.

Two days were spent removing resprouts from the Elk Meadow day use area.

Infestations were documented on the Bald Hills Road, 101 bypass, and the Redwood Creek Trailhead. These sites will be monitored and weighed for removal in FY2002.

Reed canary grass (Phalaris arundinacea)

CCC crews and exotics staff spent over 400 person hours removing reed canary grass from the Elk Meadow restoration site during the Winter/Spring of 2001. The population will be mapped in FY2002 and added to the park GIS.

Tansy Ragwort (Senecio jacobaea)

Nine hours were spent removing tansy in the Bald Hills near Williams Ridge.  Although a few plants had already gone to seed, most were still in flower and the heads were cut and bagged for future burning. Stems were pulled and left on site. The plant distribution was mapped and the site will be monitored closely next summer for any changes in population density.

Yellow Bush Lupine (Lupinus arboreus)

A few yellow bush lupine plants were removed from the Freshwater picnic area by interpretive staff. A few additional plants were removed near the shoreline during beachgrass removal at Freshwater Spit.

OTHER SPECIES

Fennel (Foeniculum vulgare)

Several fennel plants were removed from Boyes Prairie along the roadsides of the Newton B. Drury Parkway in Prairie Creek Redwoods State Park. Follow-up and additional removal will be necessary along the bypass and exit ramp leading into south entrance of the Park.

A few plants were observed on the middle island of the Redwood Creek estuary and will be removed concurrent with the pampas grass project.

Yellow Starthistle (Centaurea solstitialis)

Yellow starthistle was not observed during surveys in August of former infestations.

Spanish Heath (Erica lusitanica)

A few plants were removed between Freshwater Lagoon and Highway 101 near the south entrance of the park.  The site will be revisited in FY2002.

Foxglove (Digitalis purpurea)

CDF inmate crews, SOC support crew, and YCC contributed to removal of foxglove in the Bald Hills Prairies in 2001.

Exotics and support crew staff conducted removal along the Tall Trees Access Road.

SOC staff volunteered in removing plants along the SOC road.

Follow-up will be conducted in spring of 2002, concurrently with scheduled events when possible.

Greater periwinkle (Vinca major)

Removal has been proposed in the Oak Woodlands of an infestation approximately ¾ acre in size in Project Clearance 01-13. If approved, removal should begin in the spring of 2002.

Populations have been documented at the Davison Ranch and the Wilson Creek leaseback properties.

English holly (Ilex aquifolium)

Two young holly trees were detected at Marshall Pond and wrenched from the ground during an ivy removal activity.

Two seedling trees were removed between Kiosks D and E at Freshwater Spit alongside the parking area during beachgrass/Himalayaberry removal efforts in April.

Removal of the large holly trees along the entrance road to the Wolf Creek School was proposed in Project Clearance 01-13.

Crocosmia or Montbretia, Crocosmia x crocosmiiflora

An infestation of crocosmia (approximately 1/10-acre) was reported on the Ah Pah Trail earlier in the year. A removal effort by the YCC in July and a volunteer effort in September removed the majority of the existing plants. More work is required in 2002 to remove the remaining plants and resprouts.

A small infestation has been documented on the middle island of the Redwood Creek estuary and will be removed during the ongoing pampas grass project.

Labor Time Costs of Exotic Plant Control Activities

National Park Service

Costs are estimated at $17 per hour, except for the SOC support crew, which is estimated at $20 per hour. Costs do not include reconnaissance and research, preparation, or time spent traveling to work sites, so estimates are for on site removal activities only and therefore conservative.

California Department of Forestry

California Department of Forestry Alder Camp (CDF) crews were utilized with little cost to Vegetation Management.  Reimbursement costs to CDF are estimated at $50 per day.

Youth Conservation Corps

Youth Conservation Corps (YCC) assisted with removal of European beachgrass, foxglove, crocosmia, and English ivy at no expense to Vegetation Management.

Volunteers-In-Park

VIP who participated in control activities:

Elke Wald, Valsala Manaloor

Plant abbreviations

AMAR	Ammophila arenaria, European Beachgrass

ALsp	Alstroemeria sp., Peruvian Lily

BAPI	Baccharis pilularis, Coyote Brush

CACH	Carpobrotus chilensis, Sea fig

CESO	Centaurea solstitialis, Star Thistle

CEST	Centaurea stoebe ssp. stoebe [formerly C. maculosa]

CIAR	Cirsium arvense, Canada Thistle

CIVU	Cirsium vulgare, Bull thistle

COFR	Cotoneaster franchetti, Cotoneaster

COJU	Cortaderia jubata, Pampas Grass

COPA	Cotoneaster pannosa, Cotoneaster

CRxCR	Crocosmia x crocosmiiflora, Crocosmia or Montbretia

CYSC	Cytisus scoparius, Scotch Broom

DEOD	Delairea odorata, Cape Ivy

DIFU	Dipsacus fullonum, Wild Teasel

DIPU	Digitalis purpurea, Foxglove

ERLU	Erica lusitanica, Spanish Heath

EULA	Euphorbia lathyris, Caper spurge (Gopher plant)

FOVU	Foeniculum vulgare, Fennel

GEMO	Genista monspessulana

HEHE	Hedera helix, English Ivy

HYPE	Hypericum perforatum, Klamath Weed

HYCA	Hypericum calycinum, Creeping St. John’s wort (Aaron’s beard)

ILAQ	Ilex aquifolium, English Holly

LUAR	Lupinus arboreus, Yellow Bush Lupine

MEAL	Melilotus alba, White sweetclover

OEGL	Oenothera glazioviana, Cultivated Evening Primrose

PHAR	Phalaris arundinacea, Reed canary grass

PIRA	Pinus radiata, Monterey Pine

RARE	Ranunculus repens, Creeping buttercup

RUDI	Rubus discolor, Himalayan blackberry

SEJA	Senecio jacobaea, Tansy ragwort

SIMA	Silybum marianum, Milk Thistle

VIMA	Vinca major, Periwinkle

PHAR	Phalaris arundinacea, Reed canary grass

PIRA	Pinus radiata, Monterey Pine

RARE	Ranunculus repens, Creeping buttercup

RUDI	Rubus discolor, Himalayan blackberry

SEJA	Senecio jacobaea, Tansy ragwort

SIMA	Silybum marianum, Milk Thistle

VIMA	Vinca major, Periwinkle