Page intentionally left blank

# Message from the Senior Real Property Officer

The content of this update of the Department of Health and Human Services (HHS) Real Property Asset Management Plan for FY 2007 reflects the progress the agency has made over the past year in adopting the Federal Real Property Council’s (FRPC) ten guiding principles applicable to federal real property asset management and inculcating those principles into the culture of the real property managers within the agency.

The Department is the United States government’s principal agency for protecting the health of all Americans, especially those who are least able to help themselves, by providing effective health and human services and by fostering strong, sustained advances in the sciences underlying medicine, public health, and social services.  The issuance of Executive Order 13327, and the addition of Federal Real Property Asset Management to the President’s Management Agenda in February 2004, reinforced the HHS real property strategic goals and framework for managing our real property portfolio of assets around three guiding principles:  fostering mission success through occupant productivity and efficiency; efficient portfolio management; and appropriate stewardship of HHS owned, leased or otherwise managed properties.  HHS Operating and Staff Divisions are working collaboratively with OFMP to achieve the strategic goals through implementation of aggressive and challenging real property management improvement initiatives.

Our plan is much more than a scorecard deliverable.  It is a strategy and roadmap to what we intend to achieve in Real Property Asset Management.  It is a “living” document that we will update as the world around us changes.  I am extremely proud of the progress we’ve made in improved facilities management since the formation of OFMP.  I’m thankful to have been a part of it and I look forward to much more as HHS progresses on its Real Property Asset Management Plan Implementation.

Bill Stamper /S/

Deputy Assistant Secretary for Facilities Management and Policy

TABLE OF CONTENTS

Message from the Senior Real Property Officer	i

Section 1	Introduction	1

Section 2	Support of Agency Missions and Strategy Goals	3

2.1	Agency Mission	3

2.1.1	Real Property Organization Mission	5

2.2	Human Capital and Organization Infrastructure	6

2.3	Real Property Asset Management Decision Making	8

2.3.1	Roles and Responsibilities	9

2.3.2	HHS Facility Project Review Process	10

2.3.3	HHS Form 300 (Facility Project Approval Agreement)	13

2.3.4	Additional Actions to Improve Real Property Asset Management Decision Making	14

2.4	Owner’s Objectives	14

Section 3	Planning and Acquisition of Real Property	15

3.1	Capital Plans for Major Projects	17

3.1.1	Construction Major Projects	18

3.1.2	Repair and Improvement Major Projects	20

3.1.3	Additional Actions to Improve Capital Plans for Major Projects	20

3.1.4	Acquisition of Leases above the Prospectus Level	20

3.1.5	Acquisition of Leases below Prospectus Level	21

3.1.6	Additional Actions to Improve the Acquisition of Leases	22

3.2	Acquisition Performance Measures and Continuous Monitoring	23

3.2.1	Federal Real Property Council Acquisition Measures	23

3.2.2	Construction Acquisition Measures	23

3.2.3	Leasing Acquisition Measure	26

3.2.4	Customer Satisfaction Surveys/Measures	27

3.3	Acquisition Initiatives	27

3.4	Sustainability Initiative	28

Section 4	Operations of Real Property	29

4.1	HHS Real Property Inventory	29

4.1.1	Historic Preservation Requirements	33

4.1.2	Energy and Water Conservation Requirements	34

4.2	Asset Documentation	36

4.3	HHS Asset Management Building Block	37

4.4	Periodic Evaluation of Assets	37

4.4.1	Mission Dependency	38

4.4.2	Facility Condition Assessment Performance Measures	40

4.5	Operations and Maintenance Plan	42

4.5.1	Consideration of Socio-Economic Responsibilities - Environmental Management Plan	43

4.6	Routine Maintenance and Minor Repair Needs	44

4.6.1	Additional Actions to Improve Routine Maintenance and Minor Repair	45

4.7	Capital and Operating Resource Requirements	45

4.8	Operations Performance Measures and Continuous Monitoring	45

4.8.1	Federal Real Property Council Measures	45

4.8.2	Agency Specific Measures	50

4.9	Operations Initiatives	51

Section 5	Disposal of Unneeded Real Property	53

5.1	Tools to Support Decision-making	53

5.1.1	Facilities Utilization Performance Measure	53

5.1.2	Identifying Owned Assets for Disposition	53

5.2	The Disposal Process	54

5.3	Disposal Performance Measures and Continuous Monitoring	56

5.3.1	Federal Real Property Council Disposal Measures	56

5.3.2	Agency Specific Measures	56

5.4	Disposal Initiatives	57

Attachment 1 - Federal Real Property Council Mandatory Inventory Data Elements and Performance Measure Definitions	59

Attachment 2 - HHS Organizational Chart and Regional Map	72

Attachment 3 -	OPDIV Organization Charts and Functional Statements	74

Attachment 4 – HHS Three Year Timeline	85

Attachment 5 – HHS Leased Space Program Performance Measures	150

Attachment 6 - Annual Capital Facilities Plans (For OMB and Internal Use Only until release of the FY 2008 President’s Budget)	153

Attachment 7 - Facilities Assessment Evaluation Checklist	162

Attachment 8 - Operations and Maintenance Cost Methodology	165

Attachment 9 – Disposition Decision Tree	169

Attachment 10 – Report on Proposed HHS Enhanced Real Property Authorities	170

Page intentionally left blank

# Section 1	Introduction

This is the Department of Health and Human Services (HHS) Real Property Asset Management Plan (RAMP), as required by Executive Order 13327, Federal Real Property Asset Management.  The RAMP provides implementing guidance for the HHS Real Property Management Program (RPMP) and the Department’s Automated Real Property Inventory System (ARIS).

The RAMP provides a roadmap for HHS to promote efficient and economical use of the federal real property resources required to support the Department's missions and strategic goals.  It addresses the Department's strategy for implementing these goals through real property management improvement initiatives and strategic planning.  The plan also documents how HHS ensures maximum use of its portfolio and identifies who is accountable for maintaining excellence in real property management.

The Department embraces the Federal Real Property Council’s (FRPC) ten guiding principles applicable to federal real property asset management and has aligned HHS-specific asset management objectives and requirements with those principles that include:

| Objective | Section |
| --- | --- |
| Support agency missions and strategic goals | Section 2.1 |
| Use public and commercial benchmarks and best practices | Section 3, 4 |
| Employ life-cycle cost-benefit analysis | Sections 3; 3.4; 4.6 |
| Promote full and appropriate utilization | Sections 3; 3.2; 4.4; 4.8.1; 5.1.1 |
| Dispose of unneeded assets | Section 5 |
| Provide appropriate levels of investment | Section 2.3 |
| Accurately inventory and describe all assets | Section 4.1 |
| Employ balanced performance measures | Section 4.4 |
| Advance customer satisfaction | Sections 3.3.2; 3.3.4 |
| Provide for safe, secure, and healthy workplaces | Sections 2.1.1; 3 |

This plan addresses the Council’s template for agency asset management plans, which includes:

| Council’s Template | Section |
| --- | --- |
| Integrated Guiding Principles | Section 1; 2.2; 2.3; 3 |
| Agency-Specific Owner’s Objectives | Section 3.3.2; 4.8.2; 5.3.2 |
| Periodic Evaluation of All Assets | Section 3.3.4; 4.4 |
| Prioritized Operations and Maintenance & Capital Plans | Section 3.1; 3.1.1; 4.6 |
| Identified Resource Requirements to Support Plans | Section 4.4; 4.5; 4.6; 4.7 |
| “Building Block” Asset Management Building Blocks in Agency Portfolio Context | Section 2.4; 4.3 |
| Continuous Monitoring and Feedback Mechanism | Section 3.3 |
| Consideration of Socio-Economic-Environmental Responsibilities | Section 4.5.1 |
| Adequate Human Capital Support of Asset Management Organization | Section 2.2 |
| Common Government-wide Terminology | Section 4.1 |

In practice, these principles serve to support three primary purposes:

- Efficient portfolio management,

- Fostering mission success through occupant productivity and efficiency, and

- Appropriate stewardship of HHS owned, leased or otherwise managed properties.

NIH Biomedical Research Laboratory Building 33

The section numbers following each of the Council’s principles and template items above provide a cross reference to the Department's RAMP.  With the RAMP as the foundation, HHS has implemented a cohesive, systematic and comprehensive approach for ensuring the appropriate management of the Department’s extensive owned, leased and other wise managed real property holdings.  HHS real property will be tracked in accordance with the Federal Real Property Council’s mandatory inventory data elements (Attachment 1).  In this regard, real property is defined as land, buildings, structures, utilities systems, and improvements and appurtenances thereto, permanently annexed to land that is owned, leased or otherwise managed by HHS.  "Asset,” “constructed asset,” and “facility” are often used interchangeably and generally refer to buildings, structures, and other capital improvements to land (including roads and utilities).

Section 1 – Introduction provides an introduction and describes the approach and content of this plan.

Section 2 - Support of Agency Missions and Strategic Goals addresses the mission of HHS and its real property support in implementing its missions and strategic goals, its human capital and organizational structure, decision-making framework, and owner’s objectives.

Section 3 – Acquisition of Real Property Assets describes how HHS plans for and acquires real property assets, develops its capital plan, identifies its prioritized acquisition list for each fiscal year, measures the effectiveness of its acquisition results and identifies key initiatives to improve financial management and acquisition performance.

Section 4 – Operations of Real Property Assets describes how HHS operates its real property assets, addresses its inventory system, Operations and Maintenance Plans, Asset Management Building Blocks or “Building Block” Plans and periodic evaluation of assets.  Additionally, operational measures are described, as are key initiatives that are underway to improve operational performance.

Section 5 – Disposal of Unneeded Real Property describes how HHS disposes of unneeded real property assets, measures the effectiveness of its redeployment actions and identifies key initiatives to improve the pace of disposition as well as its ability to dispose of difficult, environmentally challenged properties.

# Section 2	Support of Agency Missions and Strategy Goals

Investment, operational, and disposal decisions with regard to agency real property assets need to be integrated with and supportive of core mission activities to effectively manage and optimize real property assets.  To facilitate integrating real property asset management decisions with the agency mission requires two elements – a clear understanding of the agency’s mission that drives the allocation and use of all available resources (human capital, physical capital, financial capital and technology/information capital) and an effective decision-making framework.

This section discusses the HHS mission, human capital, and decision-making framework.

## 2.1	Agency Mission

The Department of Health and Human Services is the United States government's principal agency for protecting the health of all Americans and providing essential human services, especially for those who are least able to help themselves.  HHS enhances the lives of all Americans, whether it is in conducting biomedical research, preventing the outbreak of infectious disease, assuring food and drug safety, administering the Medicare and Medicaid programs, providing financial assistance to low-income families, and a myriad of other important health and human service programs.  The Department’s employees – our human capital – are a key to accomplishing essential health and human service programs.  Mission accomplishment requires that we align both our human capital and our real property assets with the Department’s strategic direction.

IHS Pawnee Indian Health Center

HHS is comprised of the following Operating Divisions (OPDIVs): Office of the Secretary (OS); Administration for Children and Families (ACF); Administration on Aging (AoA); Agency for Healthcare Research and Quality (AHRQ); Centers for Disease Control and Prevention (CDC); Centers for Medicare and Medicaid Services (CMS); Food and Drug Administration (FDA); Health Resources and Services Administration (HRSA); Indian Health Service (IHS); National Institutes of Health (NIH); Program Support Center (PSC) and Substance Abuse and Mental Health Services Administration (SAMHSA)  These HHS organizations with real property management responsibility perform, to varying degrees, day-to-day execution of the facilities management program, including master planning; facilities design, construction, leasing, operations and maintenance, space utilization; and management programs (environmental management, historic preservation, energy management, and occupational safety and health).  These organizations develop and implement internal procedures necessary to comply with Departmental policy and guidance including all statutory and regulatory requirements.

HHS includes more than 300 programs, covering a wide spectrum of activities and over 67,000 employees.  Some highlights include:

- Health and social science research

- Preventing disease, including immunization services.

- Assuring food and drug safety.

- Medicare (health insurance for elderly and disabled Americans) and Medicaid (health insurance for low-income people).

- Health information technology.

- Financial assistance and services for low-income families.

- Improving maternal and infant health.

- Head Start (pre-school education and services).

- Faith-based and community initiatives.

- Preventing child abuse and domestic violence.

- Substance abuse treatment and prevention.

- Services for older Americans, including home-delivered meals.

- Comprehensive health services for Native Americans.

- Medical preparedness for emergencies, including potential terrorism.

See Attachment 2 for The HHS Organization Chart and Regional Map.

FDA Jefferson Lab Complex

HHS ensures that its real property asset management is integrated with and enables its mission work through a culture known as “One HHS,” by involving mission managers in capital investment decisions, and through an agency-wide recognition of the importance of the agency primary mission, through a Departmental Capital Investment Board comprised of Land-holding Operating Division leaders and HHS Assistant Secretaries for Budget, Finance, and Technology; Planning and Evaluation and Legislative Affairs and chaired by the Assistant Secretary for Administration and Management.  This understanding pervades decision-making at every level.

The Department has established twenty “One HHS” Department-wide mission objectives:

1.	Accelerate Personalized Healthcare

2.	Recruit, Develop, Retain, and Strategically Manage a World-Class HHS Workforce

3.	Modernize Medicaid

4.	Continue our Leadership Role and Success in Competitive Sourcing

5.	Turn Adversity to Advantage for the New Orleans Health System

6.	Improve Financial Performance

7.	Promote Health Information Technology

8.	Expand Electronic Government

9.	Continue to Improve Medicare

10.	Improve Budget and Performance Integration

11.	Harness the Power of Transparent Healthcare

12.	Implement the Real Property Asset Management Program and Strategically Manage our Real Property

13.	Emphasize Prevention and Healthy Living

14.	Broaden Health Insurance and Long-Term Care Coverage

15.	Prepare for an Influenza Pandemic

16.	Promote Quality, Relevance & Performance of Research and Development Activities

17.	Enhance Emergency Response and Renew the Commissioned Corps

18.	Improve the Service of Management Functions and Administrative Operations for the Support of the Department’s Mission

19.	Emphasize Faith Based and Community Solutions

20.	Eliminate Improper Payments

### 2.1.1	Real Property Organization Mission

The Health and Human Services Office for Facilities Management and Policy (OFMP) provides Department-wide leadership and direction in master planning, facilities planning and design, construction, leasing, operations and maintenance, space utilization, and management programs (environmental management, historic preservation, energy management, and occupational safety and health) for approximately 4,100 assets.  These properties and facilities support the missions of more than 300 HHS programs that cover a wide spectrum of activities and over 67,000 employees.  Under provisions of the Public Health Service Act (42 U.S.C. §238), four of the OPDIVs - Centers for Disease Control and Prevention (CDC), Food and Drug Administration (FDA), Indian Health Service (IHS) and National Institutes of Health (NIH) have land-holding authority and own, lease or otherwise manage approximately 3,780 out of the entire HHS portfolio of assets.  Functional statements and organizational charts for land-holding OPDIVs’ facilities programs are attached (see Attachment 3).

OFMP provides technical assistance to the HHS Operating Divisions by evaluating the effectiveness of their facilities programs and policies and fostering creativity and innovation in the administration of these functions.  OFMP serves as the HHS representative to other federal and non-federal agencies.  The OFMP vision is that HHS facilities and management programs are delivered at peak effectiveness and through leadership, oversight, policy guidance, and training OFMP leads the Department to provide best value to the taxpayer in its functional areas.  OFMP will continually strive to deliver products and services better, faster, cheaper, safer and greener using consistent, efficient, and effective business processes that are applied across the Department.  Using more consistent business processes will help us best apply our limited resources to meet the demands of a dynamic environment and share technical work across geographic boundaries.

All of OFMP’s strategic goals address prudent asset management.  These goals are as follows:

- Establish policies; guidelines; operating procedures; and lines of financial authority, delegation, and accountability; and provide Departmental oversight and integration for Operating Division/OFMP related activities to assure that HHS functions as “one Department” in the facilities area.

- Improve the Capital Planning/Program integration process.

- Reduce the cost of leasing and real property management.

- Reduce the cost of acquisition and ownership.

- Improve safety, security, maintainability, life cycle cost, health, and environmental impact by facilitating sustainable design and other best practices.

- Improve the physical environment and reduce operating cost of the Hubert H. Humphrey Building (HHS Headquarters) and the Central Employment Area.

- Lead facilities innovation and promote continuous improvement.

Indian Health Service facility, Pinion, AZ

HHS will most efficiently succeed in reaching its real property management goals in collaboration with the many stakeholders we report to, work for, and work with.  Legislative authorities provide direction and resources.  The larger family of federal agencies shares our mission of implementing federal policies, as determined by the above authorities, while non-federal groups and individuals participate with us as joint stewards of our Nation’s resources.  Stakeholder groups must be fully considered and we must take advantage of resources available from higher executive authorities, the Office of Management and Budget, peer agencies/departments, civilian agencies such as the Department of Homeland Security and the Environmental Protection Agency; Presidential Councils such as the Advisory Council for Historic Preservation and the Federal Real Property Council, Federal Facilities Council; as well as non-federal stakeholders including State and local governments, tribal authorities, non-federal sponsors, and interest groups.

## 2.2	Human Capital and Organization Infrastructure

The HHS Strategic Human Capital (HC) Management Plan states that people are the most significant resource available to leadership in an organization.  The foundation of HHS and the key to its future success is its workforce.  Without an effective workforce, the important mission-related work of the Department could not be accomplished.  The Department's ability to accomplish its mission is directly dependent on a workforce that capitalizes on its strengths and aligns itself with the Department's mission and strategic goals.  In a world of turbulent change, success depends on the HHS workforce's ability to learn and adapt at rapid speed.  The overall challenge for HHS is to develop and utilize its human capital in a strategic manner.  The Department must build a fully integrated human capital management approach that bridges the gap between where HHS is today and where HHS needs to be.  Therefore, we must attract, develop, and retain a world-class workforce.  We must identify, develop, maintain and strengthen the technical competencies, knowledge management and leadership required to provide effective service to the Department.  The Department's Strategic Human Capital Management Plan provides the comprehensive approach that will move HHS forward toward that future vision.

The purpose of the HC Plan is to create and implement a human capital strategy that guides HHS in managing its workforce to achieve Department strategic goals.  It draws together and coordinates efforts that cover the entire range of human capital activities.  The HC Plan has direct linkage with the Department's 5-year Strategic Plan through Objective 8.2 - “Improve the strategic management of human capital.”  The success of the HC Plan requires the collective and continued commitment of senior Department leadership, managers, employees, employee representatives, and other stakeholders.  Through this Department-wide cooperative effort, HHS will be able to unleash the full power, productivity and imagination of a world-class workforce.

The HHS real property management workforce includes contract and civilian employees that contribute to real property asset management that supports the overall agency mission.  HHS understands the importance of having a competent workforce with the appropriate real property skills and training to support HHS’s core competencies, goals, and mission.  HHS supports continuous learning to strengthen these real property core competencies and to keep aware of and import applicable industry trends, benchmarks, and best practices.  The support provided by real property management professionals within the Department (spread throughout the OPDIVs) is essential to accomplishing health and human service programs in deliberate alignment with the Department’s mission and strategic direction.

HHS adopted a Real Property Capital Management Plan on June 26, 2006.  This document can be found at http://www.hhs.gov/asam/ofmp/RPHCMgmtPlan.pdf.  The HHS Real Property Capital Management Plan is a Departmental level document that covers appropriate Departmental activities such as:  cross OPDIV assignments, core competencies, critical skills, continuous learning and retention.

Functional areas necessary to ensure appropriate management of the Department’s current and planned real property assets include:  Facility Management Leadership and Administration; Facilities Planning; Facility Delivery; Facilities Engineering; Facility Operations and Maintenance; and Facility Programs and Regulatory Compliance (OPDIV Facility Policy and Design Guidelines may be included in this functional area).  These functional areas may not necessarily align with an OPDIV’s facility organizational structures or staffing patterns; however these functional areas are aligned with the life cycle of a facility that must be planned, delivered, operated, maintained and disposed.

Each OPDIV’s facilities program is organized to meet their particular need and this plan provides guidance on how the OPDIV may align their workforce with the functional areas and help identify gaps and critical vacancies.  The following is a list of positions that are suggested to staff the functional areas where applicable.

1.	Facilities Planning: Senior Architect Discipline Expert, Budget Officer, Budget Analyst, Senior Civil/Structural Engineer Discipline Expert, Senior Mechanical Engineer Discipline Expert, Senior Electrical Engineer Discipline Expert, Contracting Officer, Senior Environmental Engineer Discipline Expert, Environmental Engineer, Environmentalist, Senior Landscape Architect Discipline Expert, Master Planner, Planner and Transportation Planner or Engineer.

2.	Facility Delivery: Architect, Civil/Structural Engineer, Construction Manager, Contracting Officer, Contract Specialist, Cost Estimator, Electrical Engineer, Environmental Engineer, Fire Protection Engineer, Interior Designer, Landscape Architect, Mechanical Engineer, Realty Contracting Officer, Realty Specialist, Program Manager and Project Officer.

3.	Facility Operations and Maintenance: Building Manager, Facilities Management Specialists, Senior Facilities Technical Specialists, Facilities Technical Specialists, Chief Engineers, Shop Foreman, Carpenter/Dry Wall Mechanic, Electrician, Plumber, HVAC Mechanic, Pipe fitter, Welder, Sheet Metal Mechanic, Machinist, Painter, Elevator Mechanic, Multi-Craft, General Maintenance and Repair Worker, Grounds/Landscape Maintenance Worker, Mechanical Engineers, Electrical Engineers, General Engineers, Realty Contracting Officer, Realty Specialist, Water Treatment or Sewage Treatment Plant Operator, Space Planner, Energy and Water Conservation Expert, and Stationary Engineer or Boiler Operator.

4.	Facility Programs and Regulatory Compliance: Senior Architect Discipline Expert, Senior Civil/Structural Engineer Discipline Expert, Senior Electrical Engineer Discipline Expert, Senior Environmental Engineer Discipline Expert, Environmentalist, Senior Fire Protection Engineer Discipline Expert, Senior Mechanical Engineer Discipline Expert Federal Preservation Officer/Coordinator, Architectural Historian, Historian, Archaeologist, Senior Interior Designer Discipline Expert, Senior Landscape Architect Discipline Expert, Master Planner, Industrial Hygienist, Safety and Health Professional and Senior or Certified Safety Professional.

## 2.3	Real Property Asset Management Decision Making

Real property asset management decisions within HHS are made at both a Departmental and OPDIV level.  The Department employs a capital facilities programming and project review process that allows for strategic management of HHS real property assets and informed advice to the Assistant Secretary for Administration and Management (ASAM), the Assistant Secretary for Budget, Technology and Finance (ASBTF), and, through recommendations of the HHS Capital Investment Review Board (HHS Board), as well as the Secretary on significant OPDIV capital facility investment issues.

NIH Family Lodge

The HHS Facilities Program Manual contains overall Departmental policy and guidance for HHS personnel.  These individuals are responsible for directing and managing HHS facility activities.  The manual is intended to promote excellence in management and good stewardship of HHS facilities from budget formulation to facility remediation and disposal.  It emphasizes all aspects of real property management and addresses major federal initiatives and national concerns such as protecting the environment; sustainable design; historic preservation; accessibility for persons with disabilities; and value engineering.  The HHS Facilities Program Manual aligns the HHS facilities program with the HHS mission.  The manual can be found at http://www.hhs.gov/hhsmanuals/phsmanual.html.

In addition to aligning facilities management guidance with agency mission, the HHS Facilities Program Manual specifically links real property inventory information (see Section 4.1) to both the Capital Improvement and Operations and Maintenance budget decision-making process.  A key inventory element is "Condition Index" (CI).  The goal of HHS is to achieve a reasonable, consistent condition index over time across its portfolio of assets, to invest in its portfolio to sustain assets to a 50-year life cycle and to operate assets on a cost-per-square foot basis that mirrors industry standards.  Condition Index, along with other inventory elements of operating cost, utilization rates and mission dependency of a facility, provide the data points necessary to gauge operations and sustainment trends and to drive Capital Improvement and Operations and Maintenance investment strategies.  Emphasis will be placed on improving the CI of mission-critical facilities ahead of less critical facilities.  Investments in sustainment-type projects will be adjusted, up or down, to track to a 50-year life cycle curve.

### 2.3.1	Roles and Responsibilities

At the Departmental-level, the Assistant Secretary for Administration and Management (ASAM), Office of the Secretary, has been delegated real property management oversight authority and provides direction to all HHS OPDIV real property activities.  The Assistant Secretary for Budget, Technology and Finance (ASBTF) is the Department’s Chief Financial Officer (CFO) and directs the formulation and presentation of the Department’s annual budget request to Congress.

The Office for Facilities Management and Policy, within ASAM, is responsible for reporting to OMB and the Federal Real Property Council on facilities activities and performance.  The OFMP Deputy Assistant Secretary is the HHS Senior Real Property Officer, providing Department-wide leadership and direction for real property management programs.  Additional information regarding Departmental/OPDIV real property roles and responsibilities are noted below.

### 2.3.2	HHS Facility Project Review Process

(Refer to Section 3.1.4 and 3.1.5 for a discussion on the HHS direct leasing program.)

The Department’s facility project review process is a three-tiered structure (i.e., pyramidal) supporting the Department’s fiscal year budget formulation process that distinguishes HHS approval authorities based on the full cost of each project, considering all sources of funds.  Exceptions to these established project funding level approval authorities are contained in specific project-type review authorities given to the HHS Board.

FUNDING AUTHORITIES

The facility project review process is as follows:

2.3.2.1.	Land-holding OPDIVs - The Commissioner of the Food and Drug Administration (FDA), and the Directors of the Centers for Disease Control and Prevention (CDC), Indian Health Service (IHS), and National Institutes of Health (NIH) are responsible for approval of construction and improvement projects under $1M and all repair projects under $3M, that are not otherwise within the purview of the HHS Capital Investment Review Board (“the Board”).  They are also responsible for submission of projects in the HHS annual budget.  Each OPDIV is organized differently in response to its specific mission and stakeholders.  Facilities programs may be centralized (CDC, FDA and NIH) or decentralized (IHS); and some programs may be delegated to the Tribes pursuant to a self governance compact under Public Law 93-638.  The Department does require that each OPDIV, in accordance with the OMB A-11 Capital Programming Guide, establish an internal process with their stakeholders for identifying projects, developing and evaluating the business case for each project, and prioritizing projects for inclusion in their facilities plan.  Projects below the thresholds of $1M for construction and improvements and $3M for repairs are not submitted to the Department for review as individual projects.  These projects are typically funded from the lump sum appropriations for Repair and Improvements (R&I) or Maintenance and Improvements (M&I).  As an example of an internal process, at NIH the Facilities Working Group (FWG) was chartered to advise the NIH Steering Committee, the NIH Institutes and the NIH Director on matters pertaining to the planning, acquisition, development, and use of land and facilities.  The FWG prioritizes the projects and submits them to the NIH Director for approval and the approved NIH list is sent to the Department for the HHS Capital Investment Review Board’s action.  All projects not approved by the Board are returned to the appropriate OPDIV. (See Section 2.3.2.3, HHS Board.)

2.3.2.2.	ASAM - The Deputy Assistant Secretary of the Office for Facilities Management and Policy (DAS/OFMP), ASAM, approves all HHS OPDIV facility construction and improvement projects between $1M and $10M and all repair projects between $3M and $10M that are not within the purview of the HHS Board.  As part of the OPDIV annual budget submission to the Department, each OPDIV submits their Annual Facilities Plan for Buildings and Facilities that identifies projects requiring ASAM or Board approval, as well as the draft Facility Project Approval Agreements (FPAA) for those identified projects.  OFMP reviews each project for consistency with the Department’s overall facilities program requirements and policy.  For instance, the FRPC performance measures are included as relevant on the FPAA.  The level of pre-project planning completed to date is defined using the Construction Industry Institute’s Project Definition Rating Index (see also Section 3.1.1); and an acquisition plan is included in the initial submission.  In addition, planning and programming documents or other documentation are submitted on an as needed basis to clarify the description and justification for the project.  OFMP clears the FPAA for approval only when all components of the project are well defined and there is clear articulation that the project meets the overall mission of the OPDIV and Department.  Disapproved projects are returned to the submitting OPDIV with comments.  Projects requiring Board review are forwarded with an OFMP recommendation.  Once the Board approves a project, OFMP clears the FPAA for submittal as an original signed document.  The Department requires that an FPAA be approved by September 30th for projects funded to start in the new fiscal year (October 1st).  Out-of-cycle projects (whether necessitated by an emergency, new mission, or changed requirements) are dealt with on a case-by-case basis using the same process.

2.3.2.3.	HHS Board - The Board is a key body to provide initial facility program agency strategic plan integration through the participation of the Assistant Secretaries for Administration and Management; Budget, Technology, and Finance; and Strategic Planning and Evaluation.  It reviews all other proposed facility projects including:

- OPDIV investments of $10M or more and all land acquisitions;

- Department-wide investments that affect multiple organizations;

- Investments that have a significant impact on a single OPDIV;

- OPDIV investments that the Office of the Secretary determines to have significant risks; high development, operating or maintenance costs; or have high public visibility;

- Major repair and improvement (alteration and renovation) projects more than $10M; and

- Other project types as may be designated by the Board.

The HHS Board was established on June 9, 2003, in accordance with Part 7 and Part 8 of OMB Circular A-11.  (Part 7 of OMB Circular A-11 states that agencies must establish and maintain a capital programming process that links mission needs and capital assets in an effective and efficient manner.”)  The Board conducts its review of proposed capital investment projects using a programming process that documents and defines how the agency selects capital investments for inclusion in the agency’s capital investment portfolio for funding each year and how capital investment projects, once initiated, will be controlled to achieve intended cost, schedule and performance outcome.  The Board also reviews Operations and Maintenance funding and major leasing activities to be able to balance capital investments, considering plant condition, reliability, operating cost, and life cycle cost.

The HHS Board makes recommendations for strategic management of HHS real property assets and advises the Assistant Secretary for Administration and Management (ASAM) and the Secretary on major facility issues.  The Board is a cross functional executive review committee and provides advice and makes recommendations to the Secretary, the ASAM and the ASBTF on a range of issues to include: 1) the development of facility capital investment guidelines; 2) the development of guidelines to implement an investment review process that provides strategic planning for and oversight and guidance of facility investments; and 3) regular monitoring and proper management of these investments, once funded.  One of the outputs of the investment review process is a regular update of the HHS investment portfolio or plan that supports HHS strategic objectives.  The Board reviews proposed capital projects and recommends inclusion of those meeting HHS mission requirements in the Department’s annual budget formulation process.

The Board consists of all OPDIV Heads with land-holding and acquisition authority and OS Staff Division (STAFFDIV) Heads with oversight responsibilities that directly involve implementing facilities functions.  At present Board members include:

- Assistant Secretary for Administration and Management  (ASAM) (Board Chair)

- Assistant Secretary for Budget Technology and Finance (ASBTF)

- Assistant Secretary for Legislation (ASL)

- Assistant Secretary for Planning and Evaluation (ASPE)

- CDC Director (or designee)

- FDA Commissioner (or designee)

- IHS Director (or designee)

- NIH Director (or designee) and

- Three at-large appointments (no term limitation), who are recommended by the ASAM and ASBTF and approved by the Secretary.

### 2.3.3	HHS Form 300 (Facility Project Approval Agreement)

The HHS Form 300 (commonly known as the Facility Project Approval Agreement or FPAA) has been accepted by the Office of Management and Budget for facilities project documentation.  All projects approved by ASAM and the Secretary (through the HHS Board) require a binding written approval agreement between designated officials of the sponsoring OPDIV and ASAM.  The FPAA documents the project’s scope and description, basis of need, funding source(s), total cost from all sources (including Furniture, Fixtures, and Equipment (F&E)) and project schedule milestones (i.e., planning, design, construction, activation and operational phases).  The agreement represents a commitment by the OPDIV to the scope, budget and schedule for that project.

HHS utilizes Earned Value Management on all construction projects consistent with Circular A-11, Part 7, Planning, Budgeting, Acquisition and Management of Capital Assets.  The methodology utilized on all construction projects follows the “Schedule Variance” approach defined in Appendix Four of the Supplement to Part 7 – Capital Programming Guide.  The construction contractor provides a baseline plan for each construction project reflecting a work breakdown structure, schedule of values and planned timeline.  Each progress payment reflects an update of actual work in place (“earned value”) compared to the baseline.  As part of the contractual relationship with the construction contractor, each Operating Division retains responsibility for ensuring that progress payments are consistent with the earned value of the project.  In evaluating a request for payment from a contractor, the OPDIV certifies that the current invoice and its detailed schedule of values reflect actual work to date.  When a Tribe contracts design and/or construction of facilities under P.L. 93-638, an advance payment schedule is negotiated between the Tribe and IHS.  The Tribe accepts responsibility under P.L. 93-638 for ensuring that payments to subcontractor(s) do not exceed the earned value of work in place.

HHS/OFMP does not review and manage the projects directly.  However, through the Quarterly Status Report and frequent project briefings, each Operating Division updates the Department on the status of scope, budget and schedule of projects beyond the Operating Division’s approval authority.  In addition, the Quarterly Status Report captures the type of project, the current phase and the obligations to date.  Each project is measured annually against the approved FPAA for deviations in scope, budget and/or schedule.  This is a performance measure for each OPDIV under the Department’s management objectives.  Revisions and changes to the scope, budget and schedule after the original FPAA approval are addressed in a change to Facility Project Approval Agreement.  Those revisions or changes not within OPDIV approval authority require submittal of a revised FPAA through OFMP.  The OPDIV shall submit the revised FPAA to OFMP as soon as the revision or change is identified.  OPDIVs are encouraged to advise OFMP of the revision verbally, then immediately follow up with the documentation.  The revision summarizes the changes to the scope, budget and/or schedule only and the basis for those changes.  It does not reiterate information on the original FPAA.  OMFP follows the same review process for the revision as outlined above for the original FPAA submittal before clearing the FPAA for approval.  While the FPAA process recognizes that there will be changes, HHS performance management objectives require adherence to the “as submitted and approved” budget, scope and schedule as the standard against which actual performance is measured.

### 2.3.4	Additional Actions to Improve Real Property Asset Management Decision Making

OS, through the leadership of the HHS Senior Real Property Officer, is improving real property asset management decision-making by: requiring OPDIVs to provide Construction Program status through quarterly status reports indicating performance against budget, scope, and schedule metrics; issuing HHS policy on use of Operating Funds for facilities construction; requiring OPDIVs to issue their internal budget guidelines consistent with HHS pre-budget guidance; considering applicable FRPC and HHS metrics in facility planning, budget development and priority-setting tied to OPDIV/HHS budget process; and requiring that disposal proposals be approved by the Board.

## 2.4	Owner’s Objectives

FDA San Juan, Puerto Rico

HHS has established a set of qualitative and quantitative owner’s objectives specific to its portfolio.  These owner’s objectives are the foundation for developing a portfolio or asset level strategy.  Qualitative and quantitative owner’s objectives are expressed in HHS’s long-term outcome goals and performance targets discussed in Section 4 of this RAMP.  Owner’s objectives for HHS include:

- Assets must support the agency’s current federal mission need

- Agency assets must be economically sustainable

- The assets must meet serviceability standards and customer needs

- Physical condition will be maintained to reflect market standards

- Target reinvestment to performing assets

- Asset Management Building Blocks at the constructed asset level must be updated annually

The specifics and timelines of the HHS asset level strategy can be found in the HHS Real Property Asset Management 3-year Timeline (Attachment 4), which contains the agency’s goals, measurable actions, and strategies necessary to achieve the goals for improving its real property asset management.

# Section 3	Planning and Acquisition of Real Property

Federal capital investment planning and decision-making has undergone profound changes during the last decade as a result of the Government Performance and Results Act (GPRA); Clinger-Cohen Act (1996); Federal Acquisition Streamlining Act (1994); OMB’s Capital Programming Guide (Supplement to Part 7 of OMB Circular A-11); Executive Order 13327, Federal Real Property Asset Management; and other federal initiatives.  In response, HHS developed a comprehensive capital asset planning process and management strategy.  A structure has been developed that facilitates a comprehensive system-wide integrated capital investment planning process (see section 2.3.2 HHS Facility Project Review Process).  The fundamental goal of this process is to ensure that all major capital investment proposals, including high-risk and/or mission-critical projects, are based on sound business and economic principles; promote the “One-HHS” vision by linking diverse but complimentary objectives; align with the overall HHS strategic goals and objectives; address the Secretary’s priorities by emphasizing program objectives in support of internal goals; and support the President’s Management Agenda.

The mission requirements of HHS drive its planning and acquisition of real property assets.  During the planning phase, the Department’s mission requirements are incorporated into the agency’s capital asset plans.  When a real property asset requirement is received or developed, HHS first looks to use existing Government-owned assets before seeking to add square footage to the federal inventory.  If there are no suitable existing solutions, HHS has three alternatives:  build a new federal asset; buy an existing asset; or lease a new asset from the private sector.  The merits of each alternative are analyzed to insure that the needed real property asset is acquired in the most cost effective fashion, as well as in time to meet agency needs.

To determine the most appropriate acquisition method, HHS considers such things as:  how many assets are needed; how quickly is the asset needed; how long will the asset be needed, how specialized is the asset; and how complicated will the build-out be?  This effort is included in the HHS Pre-project Planning activity, in which HHS employs a disciplined approach to early (pre-design) decision-making in order to avoid costly changes after the start of detailed design or construction.  HHS has adopted the industry best practice for Pre-project Planning developed by the Construction Industry Institute.  Pre-project Planning is a process for developing sufficient strategic information from which HHS can evaluate risk and decide to commit resources to maximize the success of a project.  The process has four key components:  Organizing for Pre-Project Planning; Select Project Alternatives; Develop a Project Definition Package; and Decide Whether to Proceed with the Project.  Acquisition methodologies are assessed early on in project development and the most appropriate is selected for the planned acquisition.  The process does not dictate the method of acquisition and, in fact, encourages analysis of all alternatives addressing cost, time, technology, site characteristics, economics, etc.  A thorough analysis will include consideration of existing renovation versus construction versus leasing.  Once the best alternative(s) is identified, then a detailed definition package of the project scope, design, controls, and execution is prepared.  The Project Definition Rating Index (PDRI), as developed by the Construction Industry Institute, is used as a tool to determine whether the project definition package is adequately defined to make a decision to move forward with a project.

HHS is customizing the PDRI tool to more accurately reflect the specific parameters appropriate for each of our projects.  The process also yields the most critical actions necessary at each planning review to reduce project risk.  Each of these factors is important for determining logistically feasible alternatives and comparing the life-cycle cost of those alternatives.  The recommendation for satisfying a mission need through construction, purchase, or leasing is based on the results of critical analysis.  The first level of analysis includes adherence to OMB Circular A-11, Part 7 requirements for life cycle costing, alternatives evaluation, and justification and is documented on the HHS Form 300.  The second level of analysis is internal OPDIV budget and requirements reviews.  The third level of analysis is the HHS Review and Approval process through the Office of the Deputy Assistant Secretary for Facilities Management and Policy and/or the HHS Capital Investment Review Board.  Lastly, projects that survive the first three levels are submitted to the Secretary’s Budget Council to assess programmatic tradeoffs and make the final recommendation to the Secretary for inclusion in the HHS FY Budget Submission

Benchmarking

Investment protocols and standards have been developed to provide guidelines for each major phase/milestone in the life-cycle of a capital asset.  All capital assets are monitored and evaluated against a set of performance measures (including those that are underutilized and/or vacant) and capital goals to maximize highest return on the dollar to the taxpayer.

As the owner of a substantial infrastructure, HHS has the responsibility to measure the utility, productivity and value of those investments.  Asset performance measurement is a fundamental component of the following:

- accountability to the taxpayers;

- a determination of best practice role models;

- recognition and incentive for good asset management; and

- Justification for past and future investment.

At the highest level, asset performance is measured against HHS’s primary asset related goals:

- Establish policies; guidelines; operating procedures; and lines of financial authority, delegation, and accountability; and provide Departmental oversight and integration for Operating Division/OFMP-related activities to assure that HHS functions as “one Department” in the facilities area.

- Improve the Capital Planning/Program integration process.

- Reduce the cost of leasing and real property management.

- Reduce the cost of acquisition and ownership.

- Improve safety, security, maintainability, life cycle cost, health, and environmental impact by facilitating sustainable design and other best practices.

- Improve the physical environment and reduce operating cost of the HHH Building and the Central Employment Area.

- Lead facilities innovation and promote continuous improvement.

HHS has implemented the government-wide real property management standards promulgated by the Federal Real Property Council (FRPC).  The current first tier measures include:  Condition Index, Annual Facility Operating Costs, Facility Utilization Index, and Mission Dependency measures.  These measures will also incorporate industry and commercial benchmarks where available and appropriate.

HHS is fully committed to using appropriate industry and commercial benchmarks to gauge the condition and performance of facilities and expects additional benchmarks will be identified by the FRPC and other agencies in their asset management plans.  HHS will review existing information for usefulness and ensure future data gathering efforts support program goals.  For example, GSA uses a housing plan detailing current space assignments and projected needs using cost benchmarks and project development data on building efficiency, to assess the customer need and their impact on the assets within a given location.  HHS is exploring whether to adapt and use this plan and benchmarks for its own purposes.

In addition, the development and deployment of the Automated Real Property Inventory System (ARIS), facility management software assists HHS in achieving a major milestone in transitioning from the traditional single asset management style to corporately managing our vast portfolio of holdings.  The information and data captured by ARIS enables OFMP to better understand the agency’s assets, as well as to determine where any problems lie by providing increased visibility of asset performance on an across the board organizational level.  Only through this corporate portfolio perspective can HHS begin to achieve its overall capital asset business strategy of value management.

## 3.1	Capital Plans for Major Projects

IHS Pinion, AZ

Each land-holding OPDIV, as part of the annual budget cycle develops a prioritized capital plan.  The Annual Facilities Plans for FY2008 are included in Attachment 4.

The Annual Facilities Plans contain those projects that are recommended for implementation in the Budget year minus 3 years to the budget year plus 5 years forward.  For example, the 2007 plan includes the years 2004 through 2012.  Projects in the plan include construction, repair-by-replacement, major repairs (over $3M) and major improvements (over $1M).  Lump sum amounts may be shown for Repairs and Improvements (R&I) and Maintenance and Improvements (M&I) in out years.  The budget call guidance in the spring asks each OPDIV to include in their Annual Facilities Plan for Buildings and Facilities all projects requiring ASAM or Board approval.  Projects below the thresholds of $1M for construction and improvements and $3M for repairs, for which the OPDIVs have approval authority, may be included in the Annual Facilities Plan at the OPDIVs’ discretion.  These projects are typically funded from the lump sum appropriations for R&I or M&I.  The Department requires that each OPDIV have an internal process with their stakeholders for identifying projects, developing and evaluating the business case for each project, and prioritizing projects for inclusion in their facilities plan.  HHS requires each OPDIV to program their requests and approves individual projects and lump sum program amounts in concert with balancing programmatic priorities and understanding the impacts of approving or deferring the facility work.

HHS requires capital projects $10M or more as defined in the HHS Facilities Program Manual to be submitted to the Capital Investment Review Board.  These projects must be designed and constructed with funds specifically identified, by project name, for that purpose in the HHS Buildings and Facilities (B&F) budget process documents, a congressional reprogramming action or actual line item appropriation.  Capital projects under $10M that add useable program space must be submitted to ASAM (OFMP) for review and approval.  These projects must be identified, by project name, for that purpose in the HHS B&F budget process documents, a congressional reprogramming action or actual line item appropriation.  Capital projects between $1M and $10M for improvements and between $3M and $10M for repairs that do not add useable program space must be submitted to ASAM (OFMP) for review and approval.  These projects are identified by project name in the OPDIV Annual Facilities Plan.  However, they may not have an actual line item appropriation or a specific apportionment from OMB.  These projects are typically funded from the lump sum R&I or M&I.

### 3.1.1	Construction Major Projects

The construction program addresses program requirements that serve a federal need that cannot be readily met with existing agency assets or assets available in the private sector.  The prioritization of these projects is done in close coordination with the OPDIV with the specific requirement.  OFMP routinely meets with the facilities staff from each OPDIV to discuss ongoing projects, pending new requirements and/or mission initiatives.  OFMP collaborates with the OPDIV Facilities Directors to identify common initiatives and approaches to facilities management through quarterly meetings.  Each OPDIV is a voting representative on the Capital Investment Review Board and, as such, assists the Department in the overall validation and prioritization of the Departmental Building and Facilities program at the annual Board meeting in June of each year.  Beginning with the FY 2005 budget preparation process, HHS required all projects $10M or more and land acquisitions be submitted to the Board for review and concurrence.  Each OPDIV formally presents their prioritized plan before the Board.  The Board then defines action items and provides a recommendation to the Secretary’s Budget Council.  From the Board’s recommendation and the Secretary’s Budget Council, the final Secretary’s decision is issued, which becomes the basis for the Department’s prioritized Capital Plan in the budget submission to OMB.

In preparing their presentation to the Board, each OPDIV is required to develop a draft Facility Project Approval Agreement (FPAA).  The FPAA is the project justification, and is submitted as part of the HHS budget formulation process.  The draft FPAAs are submitted for review to OFMP no later than June 1 each year in preparation for the annual Board meeting in late June.  Prior to execution of the project, a final FPAA consistent with the decisions of the Secretary’s Budget Council is signed by the OPDIV Board Member, Project Director, and Project Manager.  HHS signs off signifying HQ and Board approval and acceptance of the OPDIV’s commitment to execute the project within the defined requirements, scope, budget and schedule as presented or modified during the review process.  As signatories to the FPAA, the OPDIV Board Member, OPDIV Project Director, and OPDIV Project Manager are held accountable for delivering the approved project within the defined scope, budget and schedule.  Projects are measured annually against the approved FPAA for deviations in scope, budget and/or schedule.  This is a performance measure for each OPDIV under the Department’s management objectives.  The measure is reflected in the internal scorecard HHS provides each OPDIV under Real Property Asset Management and in the performance plan of the OPDIV Director.  This performance measure flows down to the signatories on each respective FPAA and has a direct impact on each person’s annual performance rating.

CDC Building 21, Headquarters and Emergency Operations Facility

New requirements for projects that occur outside the normal budget formulation process are submitted for review as soon as the requirement has been identified.  These out-of-cycle projects may be necessary because of an emergency, new mission, or changed requirements.  Funding comes from reprogramming or lump sum R&I or M&I, as appropriate for the type of project.  OFMP works with the OPDIV to facilitate approval of the project in a timely manner.  Planning and program documents are not submitted with the FPAA.  However, as part of the review process, OFMP may require the OPDIVs to submit these documents.

HHS has identified thorough pre-project planning as a key to successful project accomplishment.  Pre-project planning is a process for developing strategic information with which an OPDIV can address risk and decide to commit resources to maximize the chance of a successful project.  Pre-project planning starts with the identification of requirements and continues through the schematics phase of the project.  The pre-project planning phase establishes the project requirements and concept, and provides the basis for the project budget and approval.  HHS has adopted pre-project planning as a best practice, and requires the use of the Construction Industry Institute’s (CII) tool, the Project Development Rating Index (PDRI) to evaluate the ongoing status of a project.  The major stakeholders of the project convene and through input into the PDRI tool, determine the accuracy and completeness of project information.  The process includes analysis of three specific areas:  Basis of Project Decision, Basis of Design and Execution Approach.  As an example, the Basis of Project Decision rates such elements as the level of definition of the building use, functions and alternate options; the driving forces and business strategy that supports the project; the economic viability of the project; how reliability, maintenance, operations and design will be considered; evaluation of existing facilities and specific project requirements.  The PDRI is used as an indication of the project’s readiness in terms of its development and helps determine whether the project should proceed through the budget cycle, allowing each OPDIV to make the best investments and improve project success by thinking ahead and planning early.  The PDRI tool also identifies those areas that may need special attention or consideration in putting together the overall project plan, such as environmental considerations.

### 3.1.2	Repair and Improvement Major Projects

Beginning with the FY 2005 budget preparation process, HHS required all Repair projects $3M or more and all Improvement projects $1M or more but less than $10M to be submitted to the OFMP for review and concurrence.  Each OPDIV presents their Repair (or Maintenance) and Improvement (R&I/M&I) projects in their Annual Facilities Plan, which is submitted as part of the budget process documents.  Projects below the thresholds of $1M for improvements and $3M for repairs, for which the OPDIVs have approval authority, may be included in the Annual Facilities Plan at the OPDIVs’ discretion.  Projects below the thresholds are not submitted to the Department for review as individual projects.  The Department requires that each OPDIV have an internal process with their stakeholders for identifying projects, developing and evaluating the business case for each project, and prioritizing projects for inclusion in their facilities plan.  As an example of an internal process, at NIH the Facilities Working Group was chartered to advise the NIH Steering Committee, the NIH Institutes and the NIH Director on matters pertaining to the planning, acquisition, development, and use of land and facilities.  This group evaluates NIH programmatic needs, balances competing priorities, identifies alternative means to meet changing needs for capital facilities and reconciles them into a rolling five-year Strategic Facilities Plan, the annual Buildings and Facilities Plan and an annual Leased Facilities Plan.  The annual Buildings and Space Planning process begins almost two years prior to the budget year in which capital funds are needed for new building projects or leased space.  The priorities and recommendations developed by the NIH Facility Working Group are based on its general assessment of future budget levels, facility condition assessments, knowledge of new NIH initiatives that could generate a facility or space requirement or new service demand, and consideration of whether the project’s scope and cost are defined sufficiently to allow it to be included in the plan.

As for major construction projects, each OPDIV is required to develop a draft FPAA for all repair, maintenance and/or improvement projects that exceed the thresholds.  The FPAA is normally approved by September 30th prior to the fiscal year in which the project is funded.  The draft FPAAs are submitted for review to OFMP no later than August 15 each year.  New requirements for projects and pre-project planning are addressed in the same manner as major construction projects.

### 3.1.3	Additional Actions to Improve Capital Plans for Major Projects

The Office of the Secretary (OS), under the leadership of the HHS Senior Real Property Officer, continues to improve capital plans for major projects by: holding annual “Lessons Learned” workshops to discuss the pre-project planning (PPP) process, improvements to the Facility Project Approval Agreement (FPAA) and changes to be incorporated in the next budget cycle; customizing the PDRI tool specifically for HHS projects; and developing a training modules using CII best practices.  Working with the OPDIVs, OFMP has sponsored workshops to train the OPDIV trainers, who in turn will train OPDIV staff; is developing an implementation strategy to assess the quality of the design and construction process; and is developing guidelines and best practices to implement sustainable design.  In FY07, HHS will develop a Real Property Program Management course to further improve program management.

### 3.1.4	Acquisition of Leases above the Prospectus Level

GSA currently performs most of the HHS leased space acquisitions.  When developing their requirements, HHS OPDIVs consider the budget, overall mission, and organization structure to assure the most efficient and economical use of space.  Before submitting its request to GSA, the OPDIV surveys the Federal, state, and local organizations that they will be working with in the area to ascertain whether low- or no-cost space might be available.  The OPDIV also ensures that HHS guidelines, at a minimum, are followed with regard to space utilization.  If after thorough review it is determined that these utilization guidelines must be exceeded due to program requirements, then a justification is prepared and submitted to the Department for approval.  As the Contracting Officer for these HHS leases, GSA is responsible for surveying the availability of space in the local market and for ensuring that leasing proposals conform to OMB's operating lease scoring requirements.  The OPDIV works with GSA to ensure that the timing of their acquisitions conforms to the schedule by which the space is needed.  This includes terminating those leases or portions of leases in which the space is no longer needed due to changes in the OPDIV or HHS mission."  All leases require HHS Office of the Secretary’s approval with respect to the Department’s space utilization policies, appropriate security level, and the leasing contract.

HHS ensures that leasing proposals conform to OMB’s operating lease “scoring” requirements and examines each leasing proposal for consistency with the portfolio strategy, the availability of space in the local market, and the appropriateness of timing.  OPDIVs are advised to consult with OFMP regarding scoring rules before executing lease agreements for real property.  OPDIVs are advised of these scorekeeping requirements both in writing and in forums such as Facilities Directors’ Workshops sponsored by OFMP.  OFMP will also sponsor training sessions (conducted by OMB) for the HHS real property community whenever scoring matters are modified.

In addition HHS has certain direct leasing authorities that apply to Indian Health Service.  These legislative authorities include:  Section 804 of the Indian Health Care Improvement (HCI) Act (P.L. 102-357; Section 105 (1) of Public Law 93-68; and Public Law 100-690.

### 3.1.5	Acquisition of Leases below Prospectus Level

HHS obtains its below prospectus leases in a variety of ways, including using the General Services Administration, with assistance of private real estate services firms, or, in-house personnel.  The leases are written and negotiated by the Operating Divisions, following policies and guidance issued by the Department.  The Administrator of General Services Administration delegated leasing of general-purpose space to the Secretary of the Department of Health and Human Services, effective October 14, 1996.  HHS has re-delegated this authority to the National Institutes of Health; Indian Health Service; Centers for Disease Control and Prevention; Food and Drug Administration; and the Program Support Center.  Prospectuses are required when the total cost of the project exceeds the prospectus threshold.  The prospectus threshold may be adjusted annually in accordance with 40 U.S.C. 3307(g).  The current threshold for each fiscal year can be accessed by entering GSA’s website at http://www.gsa.gov and then inserting “prospectus thresholds” in the search mechanism in the upper right hand corner of the page.

The Office of the Secretary has overall responsibility for management and provision of technical and administrative services to all facility development and operations in support of HHS’s mission, including real estate, acquisition services, property management, design, construction, facilities planning and environmental protection.  The Office of the Secretary’s Office for Facilities Management and Policy (OFMP) promulgates and enforces overall space policy, including build-out standards, leasing, and safety policy in the HHS Facilities Program Manual.  The HHS Facilities Program Manual, Volume I, provides overall policy procedures guidance and reporting requirements for direct lease acquisitions by HHS Contracting Officers and Real Property Specialists.  The OFMP approves all leases to ensure adherence to standards.  Additionally, Office of Public Health Emergency Preparedness (OPHEP) reviews all proposed locations for the physical security.  OFMP issues written approval of the space acquisition.

In addition, HHS Contracting Officers and Real Property Specialists are required to follow the guidance outlined by GSA in FMR Bulletin 2005-B-1 and published in the Federal Register on May 25, 2005, which can be accessed at the following link:

http://a257.g.akamaitech.net/7/257/2422/01jan20051800/edocket.access.gpo.gov/2005/05-10451.htm.  This guidance details HHS responsibilities stemming from the 1996 “Can’t Beat GSA Leasing” program.

As noted above in Section 3.1.4, HHS OPDIVs must acquire and utilize space in accordance with all GSA regulations, as well as applicable laws and regulations, including, but not limited to, the Competition in Contracting Act (CICA), Federal Management Regulations (FMR), Executive Order 12072, Executive Order 13006, the Davis Bacon Act, and the Federal Acquisition Regulations (FAR) in order to:

- Protect the public interest by conservation of property and prudent management of resources;

- Effectively support the HHS and its missions by assuring facilities operation and performance of maintenance at a level of adequacy that will continually provide for HHS employees and the public they serve attractive and functional facilities and a high quality work environment that is comparable to industry, for HHS employees and the public they serve.

In addition to federal regulations and Executive Orders, HHS OPDIVs are required to adhere to the HHS Space Utilization Policy issued on July 14, 2003, and the HHS Facilities Program Manual.

### 3.1.6	Additional Actions to Improve the Acquisition of Leases

The Office of the Secretary, under the leadership of the HHS Senior Real Property Officer has acted to improve the acquisition of major leases by establishing a Department working group of OPDIV representatives (such as Real Property Officers) as the conduit for assessing the Real Property Leased Space Program (LSP) and developing performance measures for the LSP.  (See Attachment 5 – Leased Space Program Performance Measures).  OFMP also developed a charter for the group and organized recurring sessions for, among other things, the purpose of:

- Promulgating the correct (legal) way to manage HHS’s Leasing Program;

- Initiate research on “tools of the trade” (e.g. Co-Star and the like);

- Evaluate the aptness of these “tools of the trade” to HHS’s Real Property Leasing Program and discern opportunities to share software;

- Develop a process to consider consolidation/collocation of components in the same market as an ongoing activity;

- Develop and adopt internal controls for the Leasing Program and evaluate the Warrant Program for Real Property Leasing Officers, with emphasis upon the credentials required for becoming warranted and the ongoing educational requirements to maintain the warrant;

- Initiate OFMP-conducted internal audits of randomly-selected leases;

- Initiate development of Post Occupancy Evaluations (e.g., the Customer Satisfaction Survey) to discern if commercially leased properties meet the mission needs of the organizational entity;

- Make use of GSA’s annual IFMA survey in buildings under GSA custody and control that are assigned to HHS;

- Require OPDIVs to conduct an annual census/bottom-up review to calculate utilization rates to ensure that organizational entities are appropriately managing and utilizing space and provide certification to OFMP as part of the scorecard process.

## 3.2	Acquisition Performance Measures and Continuous Monitoring

Performance measures and benchmarks provide vital management information in all phases of the life cycle of an asset.  These measures, along with quarterly management reviews, provide senior management with an excellent monitoring mechanism and feedback loop.  There are government-wide measures, as proposed by the Federal Real Property Council, as well as agency-specific measures that are designed to meet the specific needs of an agency and track performance in achieving mission requirements.

On the front end of the life cycle it is important to measure the effectiveness and cost competitiveness of project delivery for construction and leasing projects.  There are currently no government-wide acquisition measures.  However, HHS has several agency-specific measures in place.  HHS measures the effectiveness and cost competitiveness of acquisitions through a series of construction benchmarks and performance measures.  HHS plans to develop cost benchmarks for construction projects to ensure construction costs are in line with private sector standards.  Only projects that meet these stringent requirements are considered for construction.  Once in the construction phase, HHS measures project delivery through a series of performance measures that assess whether a project is on schedule, on budget and evaluates the scope and quality of the project.  Specifically, HHS employs three acquisition performance measures:  Changes in Project Scope; Changes in Project Cost; and Changes in Project Schedule.  Each is described below.

### 3.2.1	Federal Real Property Council Acquisition Measures

HHS adopted FRPC acquisition measures and four measures required to be addressed beginning in FY ’07.  OPDIVs addressed all applicable measures on all projects requiring ASAM or Board review.

### 3.2.2	Construction Acquisition Measures

Each OPDIV manages the earned value of each project consistent with the requirements of OMB Circular A-11, Part 7 Planning, Budgeting, Acquisition and Management of Capital Assets.  The methodology utilized on all construction projects follows the “Schedule Variance” approach defined in Appendix Four of the Supplement to Part 7 – Capital Programming Guide.  The OPDIVs track the disbursements on all projects and ensure that they do not exceed the earned value of materials on site and work completed.  In evaluating a request for payment from a contractor, the OPDIV certifies that the current invoice and its detailed schedule of values reflect actual work to date.  When a Tribe contracts design and/or construction of facilities under P.L. 93-638, an advance payment schedule is negotiated between the Tribe and IHS.  The Tribe accepts responsibility under P.L. 93-638 for ensuring that payments to subcontractor(s) do not exceed the earned value of work in place.

FDA Facility, Irvine, California

Scope, budget and schedule have been defined as HHS specific construction measures on all projects requiring ASAM or Board review.  The original approved FPAA is the baseline for measurement against a specific project.  Projects are measured annually against the approved FPAA for deviations in scope, budget and/or schedule.  As signatories to the FPAA, the OPDIV Board Member, OPDIV Project Director, and OPDIV Project Manager are held accountable for delivering the approved project within the defined scope, budget and schedule.  This is a performance measure for each OPDIV under the Department’s management objectives.  The measure is reflected in the internal scorecard HHS provides each OPDIV under Real Property Asset Management and is in the performance plan of the OPDIV Director.  The performance measure flows down to the signatories on each respective FPAA.

Change in Project Scope

The purpose of this measure is to determine the percent a project changes in scope from planning through completion.  It applies to all projects that require a Facility Project Approval Agreement (FPAA).  This measure was incorporated into the Department’s management objectives and the OPDIV Directors’ performance plans beginning in FY05.  All line item projects in the FY05 Buildings and Facilities (B&F) program were measured based on their status as of September 30th, and results were included in the Q1 FY06 report.  Starting in FY06, this measure applied to all line item and lump sum (R&I, M&I, etc.) projects that required HQ approval in accordance with the FPAA policy and that are active projects in FY05 or later, plus FY05 and later projects completed in FY06.

The following procedure is utilized to implement this measure:

- Projects shall be measured annually.

- Project Scope is defined as described in FPAA, block 13.  Project Scope is further defined as physical size and characteristics, functions, and special features.

- The original HHS approved FPAA is the benchmark for project scope.

- Annual reporting of this measure utilizes the current approved FPAA or HHS Quarterly Status Report whichever is most recent.

- Final report of change in project scope occurs when the project reaches “Operational” (at “Use and Possession” of a facility).

- Deliverable:  Reporting of a Change in Project Scope includes the benchmark (original) FPAA, subsequent approved FPAA revisions, and the most recent FPAA (or Quarterly Status Report) with transmittal memo.

- Additional explanation sheets submitted with the FPAA may be included with a Change in Project Scope.

Change in Project Cost

The purpose of this measure is to determine the percent a project changes in cost from planning through completion.  It applies to all projects that require an FPAA.  This measure was incorporated into the Department’s management objectives and the OPDIV Directors’ performance plans beginning in FY05.  All line item projects in the FY05 Buildings and Facilities (B&F) program were measured based on their status as of September 30th, and results will be included in the Q1 FY06 report.  Starting in FY06 this measure applies to all line item and lump sum (R&I, M&I, etc.) projects that require HQ approval in accordance with the FPAA policy and that are active projects in FY05 or later, plus FY05 and later projects completed in FY06.

Each OPDIV is responsible for the following to assure appropriate implementation:

- Each OPDIV began testing for full implementation by Q1 FY06.  Reporting will be part of the testing process for metric applicability purposes.

- Each OPDIV shall generate a Project Budget Template.  Examples of project budget templates include:

- CDC - Budget Worksheet (tab on the excel FPAA form),

- NIH – Project Budget Cost Template, and

- IHS – Facilities Budget Estimating System (FBES).

The following procedure shall be utilized to implement this measure:

    - Projects are measured annually.

    - Project Cost is defined as described in FPAA, block 6.b.

    - The original HHS approved FPAA is the benchmark for project cost.

    - An OPDIV generated project budget template will be utilized to capture all project costs and cross referenced with the FPAA cost data in boxes 9 and 10.

    - Annual reporting of this measure utilizes the current approved FPAA or the HHS Quarterly Status Report whichever is most recent.

    - Final report of change in project cost occurs when the project reaches project closeout.

    - When submitting final report of change in project cost, provide an explanation or notation for:

- final project costs which are unknown (e.g., pending litigation)

- projects which are incremental in “Use and Possession”

    - Deliverable:  Reporting of Change in Project Cost includes the benchmark (original) FPAA, subsequent approved FPAA revisions, and the most recent FPAA (or Quarterly Status Report) with transmittal memo.

    - Additional explanation sheets submitted with the FPAA can be included with Change in Project Cost.

Change in Project Schedule

The purpose of this measure is to determine the percent a project changes in schedule from planning through completion.  It applies to all projects that require an FPAA.  This measure was incorporated into the Department’s management objectives and the OPDIV Directors’ performance plans beginning in FY06.  This measure applies to all line item and lump sum (R&I, M&I, etc.) projects that require HQ approval in accordance with the FPAA policy and that are active projects in FY05 or later, plus FY05 and later projects completed in FY06.  The results of this measure will be included in the Q1 FY07 report.

The following procedure shall be utilized to implement this measure:

- Projects are measured annually.

- Project Schedule is defined as described in FPAA, block 15.

- The original HHS approved FPAA is the benchmark for project schedule.

- Annual reporting of this measure utilizes the current approved FPAA or the HHS Quarterly Status Report, whichever is most recent.

- Final report of change in project schedule occurs when the project reaches “Operational” (at “Use and Possession” of a facility).

- Deliverable:  Reporting of Change in Project Schedule includes the benchmark (original) FPAA, subsequent approved FPAA revisions, and the most recent FPAA (or Quarterly Status Report) with transmittal memo.

- Additional explanation sheets submitted with the FPAA can be included with Change in Project Schedule.

### 3.2.3	Leasing Acquisition Measure

The Contracting Officer for the OPDIV uses firsthand knowledge of the local commercial rental market combined with whatever benchmarks (industry standards) that are available to HHS.  This body of knowledge serves to inform the Contracting Officer if the offerors are either inordinately high or inordinately low.  Benchmarks, in and of themselves, do not set rental rates.  Offerors likely have access to the same industry standards and benchmarks, as do Contracting Officers.  Each owner (offeror) ultimately decides what his best offer is to entities seeking tenancy in the building.  HHS HQ would challenge the Contracting Officer to defend the proffered rental rate if it were radically divergent from the published industry standard.

HHS uses various strategies to keep leasing costs at or below market levels include comparing lease offers to industry benchmarks, using market surveys to comparison shop for best prices, using published market sources, such as the Society of Industrial and Office Realtors (SIOR), CoSTAR and Torto Wheaton, to gain a better understanding of area markets and to ensure leasing costs are in line with the private sector market.

As HHS Contracting Officers evaluate best and final offers for a leasing transaction, the CO makes use of the various tools available including industry standards.  If the offer is radically different (high or low) the CO will use such information as an evaluative tool and not as an arbiter of whether the offered rental rate is fair and reasonable.  The comparison of competing offers is the best barometer of the aptness of a proposed rental rate.  Contracting Officers will evaluate offers solely in accordance with the factors and sub factors stated in the solicitation for offers.  Contracting Officers will evaluate prices and document the lease file to demonstrate that the proposed rental costs are fair and reasonable.

Each OPDIV is tasked to assure that OMB A11 requirements are met, including lease scoring.  Further, HHS ensures that all proposed leasing transactions conform to OMB's operating lease scoring requirements through review of lease transactions and through audits of existing leases.  HHS will have a continuous effort underway to ensure that the measures it uses to evaluate offers are consistent and in compliance with all applicable laws, regulations, and guidelines.

### 3.2.4	Customer Satisfaction Surveys/Measures

HHS tracks user/tenant satisfaction with newly constructed assets through use of post-occupancy evaluation surveys to determine whether the constructed asset is performing as intended and to determine if the end users are satisfied with the asset (if requirements have been successfully met).  These surveys are prepared on a “site by site” basis and are designed to elicit information on whether there is:

- Efficient use of space including optimizing square footage and floor plan.

- Sustainability in terms of

        - Efficiency of operations and maintenance,

        - Durability of finishes,

        - System flexibility, space adaptability,

        - Technologically current and adaptable,

        - Energy performance.

- Design elements pleasing to occupants and visitors.

- Acoustics, lighting, ventilation, thermal control.

- Effective exterior design strategies.

- Control of storm water.

The data gathered during the project survey is incorporated into a Post-Occupancy Evaluation Report and furnished to the OPDIV planning office and the facility manager.  This survey report is for information and use in planning and constructing future health care and research facilities.  Copies of the report are made available to all HHS OPDIVs, as well as to any office or committee engaged in updating design criteria for use in HHS health care and research facilities construction programs.

## 3.3	Acquisition Initiatives

HHS is striving to improve the delivery of capital projects within scope, within budget and on time.  To accomplish this, HHS has adopted or developed specific tools to measure performance such as the Facility Project Approval Agreement, HHS Quarterly Status Report, Pre-Project Planning as a best practice, and the CII Project Definition Rating Index.  In addition, HHS is encouraging the use of other industry best practices such as CII’s Project Delivery and Contract Strategy (PDCS) to determine the most appropriate method of acquisition.  The acquisition strategy is an integral piece of the FPAA documentation, and the updated HHS Facility Program Manual requires the submission of the actual acquisition plan as part of the project documentation.

CDC Global Communications Center Building 19

## 3.4	Sustainability Initiative

On January 24, 2006, HHS signed the Federal Leadership in High Performance and Sustainable Buildings Memorandum of Understanding (MOU) to commit to Federal leadership in implementing common strategies for planning, acquiring, siting, designing, building, operating, and maintaining high performance and sustainable buildings.  The MOU establishes a common set of Guiding Principles to: 1) employ integrated design principles; 2) optimize energy performance; 3) protect and conserve water; 4) enhance indoor environmental quality; and 5) reduce environmental impact of materials.  These Guiding Principles will help HHS to:

- Reduce the total ownership cost of facilities;

- Improve energy efficiency and water conservation;

- Provide safe, healthy, and productive built environments; and

- Promote sustainable environmental stewardship.

HHS issued a policy for Sustainable and High Performance Buildings on September 8, 2006.  The policy is available at http://www.hhs.gov/asam/ofmp/index.html.  The Sustainable Buildings Implementation Plan will be issued at the end of 1Q07.  This Plan implements the Guiding Principles for Federal Leadership in High Performance and Sustainable Building and will be updated annually, and reported on semiannually to promote continuous improvement toward the goals.

The Department has designated a representative to the Federal Green Building Council.  The Department established a workgroup with OPDIV members to develop HHS goals and guidance to insure implementation of sustainable elements as outlined in the MOU for all applicable projects and buildings.

# Section 4	Operations of Real Property

The operations phase of HHS real property assets involves making decisions regarding maintenance and reinvestment, as well as monitoring administration of leases and servicing agency needs.  Critical information is needed on all assets to support operational decision-making.

## 4.1	HHS Real Property Inventory

HHS has implemented a software tool to collect and maintain information on its inventory’ and to create executive-level reports to manage the portfolio as a whole in a cost effective manner.  (This inexpensive software tool does not replace other systems in place within the OPDIVs, or systems which have more extensive functionality for facilities management.)  HHS chose HarborFlex, a tool created by Lease Harbor, which is a subscription software service for the administration of leases and real property.  It has been customized to meet HHS’s needs with fields created to capture the FRPC data fields and additional fields that HHS has determined are needed to manage its portfolio.

The data from the four landowning OPDIVs is loaded into Harborflex and refreshed quarterly.  The data from the smaller OPDIVs, which do not own land or real property, is entered directly into harborflex on a regular basis.  There are standard reports that have been established for HHS, and that are easily run.  If needed, users can also create their own report formats.

There is a computer terminal located at OFMP’s office and an administrator responsible for working with HarborFlex.  Because this is a web-based tool, it is easily accessible to the OPDIVs as well.  OFMP will allow OPDIVs access to the system and has trained staff from all of the OPDIVs in its use.

HHS Real Property Portfolio by Occupancy Type

The HHS national real property portfolio consists of some 4,100 assets (land, buildings, and structures), with buildings containing over 46 million square feet (SF).  Assets are divided evenly between the Washington, D.C./Baltimore area and locations across the balance of the country.  HHS both owns and leases property itself and occupies space owned and leased by GSA.

FDA, Muirkirk, Laurel, Maryland

Table 4.1.1 Portfolio Breakdown by Ownership Type

| Occupancy Type | # of Properties | GSF + RSF | % of Entire Portfolio |
| --- | --- | --- | --- |
| Lease Space |
| GSA- Leased | 473 | 8,946,730 | 19.42% |
| HHS-Leased | 357 | 4,170,502 | 9.05% |
| Owned Space |
| GSA-Owned | 239 | 4,322,889 | 9.38% |
| HHS-Owned | 3050 | 28,630,307 | 62.14% |
| Total |  | 46,070,428 | 100.00% |
| Tribally Operated (included above) |
| HHS-Leased | 498 | 2,479,775 | 1.80% |
| HHS-Owned | 147 | 843,321 | 5.30% |
| Total | 645 | 3,323,096 |  |

The largest portion of space is property owned by HHS, due to the large holdings of NIH, CDC and IHS, the HHS Land-Holding Agencies (i.e., CDC, FDA and NIH), which total approximately 41 million square feet (SF).  The majority of the owned space held by NIH and CDC are the office and lab facilities located on the main campuses in Bethesda, Maryland and Atlanta, Georgia, respectively.  The majority of the IHS-owned properties are the health care delivery facilities located throughout the twelve IHS administrative areas, with most of this property found in rural areas.  A portion of these assets are tribally-managed, as indicated in the chart below.

Table 4.1.2 Property Breakdown by Ownership Type

HHS Real Property Portfolio by OPDIV

The four largest property portfolios are used by NIH, IHS, CDC and FDA.  Collectively, these groups occupy 41 million SF, or 90% of the total portfolio.

Table 4.1.3 Portfolio Breakdown by OPDIV

| OPDIV | # of Buildings | Total GSF+RSF | DC/Balt GSF+RSF | National GSF+RSF |
| --- | --- | --- | --- | --- |
| ACF | 33 | 496,586 | 250,298 | 246,288 |
| AHRQ | 2 | 135,303 | 135,303 | 0 |
| AoA | 11 | 66,904 | 43,280 | 23,624 |
| CDC | 339 | 6,329,271 | 228,588 | 6,100,683 |
| CMS | 56 | 1,564,690 | 1,071,188 | 493,502 |
| FDA | 353 | 6,788,351 | 3,479,160 | 3,309,191 |
| HRSA | 17 | 635,984 | 445,457 | 190,527 |
| IHS | 2442 | 11,258,368 | 138,435 | 11,119,933 |
| NIH | 349 | 16,681,417 | 15,250,465 | 1,430,952 |
| OIG | 124 | 538,198 | 120,480 | 417,718 |
| OS | 4 | 664,120 | 664,120 | 0 |
| PSC | 31 | 683,217 | 591,159 | 92,058 |
| SAMHSA | 1 | 228,020 | 228,020 | 0 |
| Total | 3762 | 46,070,429 | 22,645,953 | 23,424,476 |

Table 4.1.4 Portfolio Breakdown by OPDIV

HHS Portfolio by Property Type

The largest property type for the portfolio is Laboratory space representing 36% of the total, followed by Office space at 34%.  The next three largest categories (Hospital, Housing, and Institutional) are roughly equal in size and together, make up about 22% of the portfolio.  The balance of the portfolio (excluding structures) comprises the remaining 8% and consists of Service, Industrial, and miscellaneous “Other” facilities.

Table 4.1.5 Property Breakdown by Property Type

| Property Type | # of Buildings | GSF + RSF | % of Portfolio |
| --- | --- | --- | --- |
| Laboratories | 317 | 16,472,199 | 35.75% |
| Office | 890 | 15,667,751 | 34.01% |
| Hospital | 45 | 3,954,720 | 8.58% |
| Housing | 1,420 | 3,317,809 | 7.20% |
| Institutional | 380 | 2,857,261 | 6.20% |
| Warehouse | 324 | 1,664,771 | 3.61% |
| Service | 226 | 849,080 | 1.84% |
| Industrial | 60 | 695,667 | 1.51% |
| Other | 100 | 591,171 | 1.28% |
|  | 3,762 | 46,070,429 | 100.00% |

Note: Other Institutional includes: post offices, communication systems, industrial, institutional and other usage types.

### 4.1.1	Historic Preservation Requirements

Executive Order 13287, Preserve America, and the National Historic Preservation Act, require each federal agency to develop a comprehensive plan to manage and maintain historic properties.  In the past year, HHS has improved its comprehensive historic preservation plan to ensure it will meet these historic preservation requirements, including the following:

- OPDIVs have appointed a Historic Preservation Coordinator and developed a list of historic properties.  Plans have been developed for maintaining these properties in accordance with the “Secretary of Interior’s Standards for Historic Properties” and determinations are being made on whether several properties are eligible for possible nomination to the National Register of Historic Places.

- OPDIVs have finalized plans to assure protection of all identified historic properties and are taking appropriate actions to ensure historic preservation requirements are met.  The Department has received copies of these plans.

- OPDIVs prepared an Annual Report to the Headquarters of HHS.  HHS will review and provide feedback to the OPDIVs on their input by November 30, 2006.  HHS will develop a Department-wide report and submit the report to the Department of Interior every three years, as required.

- HHS has developed and issued a fifty page, precedent document entitled “Incorporation of Historic Preservation Requirements into the Department of Health and Human Services Grant Programs.”  This document is being used by the various OPDIVs to ensure that their grant programs are adhering to historic preservation requirements.

- HHS provided historic preservation training for approximately 40 grants personnel.

- HHS will issue a joint policy memorandum from the Deputy Secretaries of the real property and grants office providing the exact policy for integrating historic preservation language into the grants application process.

HHS historic preservation program management and oversight is included under the umbrella of OFMP’s Real Property Management responsibilities.  The duties of the Federal Preservation Officer (FPO) for HHS, as mandated by Section 110(c) of the NHPA, are assigned to an individual in OFMP.  As a result, the FPO for all of HHS is integrally involved in coordination and consultation, both internally and externally on historic preservation matters.  This individual provides a wide range of support to the OPDIVs and provides oversight, expertise and coordination to individuals delegated with Federal Preservation Coordinator (FPC) duties at the OPDIV level.  The HHS FPO also communicates with State Historic Preservation Officers, Tribal Preservation Officers, and public and private interest groups as needed, and maintains close communications with representatives from the Advisory Council on Historic Preservation.  The Department will review all OPDIV Preserve America Section 3 reports to ensure compliance with executive orders, policies and regulations.

HHS ensures historic HHS properties are protected and renovations are completed in accordance with the Secretary of Interior “Standards for Historic Properties,” the National Historic Preservation Act, Executive Order 13287, Preserve America, and other applicable requirements.  HHS works with external organizations for various assignments, provides advice and training to OPDIVs on all facets of historic preservation and finalizes and submits the annual archeological report.

### 4.1.2	Energy and Water Conservation Requirements

In Accordance with the Energy Policy Act of 2005 (EPAct 2005) and Executive Order (EO) 13123, Greening the Government through Efficient Energy Management, OFMP has developed a Department-wide Energy Program.  Since its inception in FY 1995, the HHS Energy Program has evolved into a multi-faceted campaign aimed at achieving federal energy mandates, providing technical assistance, disseminating information on federal and private energy and water programs, promoting energy awareness, and coordinating the efforts of the HHS Operating Divisions (OPDIVs) and their many diverse facilities.

At the foundation of the HHS Energy Program are the following key components:

- The Department develops the OPDIV guidelines and format for annual energy reporting requirements, including both the preliminary and final reports, as required by the Department of Energy (DOE) and Office of Management and Budget (OMB).

- The Department summarizes the OPDIV energy report submissions into the preliminary and final HHS energy reports as required by DOE and OMB.

- The Department provides feedback to the OPDIVs on the content and scope of their energy reports, as well as the OPDIV energy and water efficiency efforts, offers advice for expanding details in the energy report and provides suggestions for energy and water programs or projects.

In addition, the HHS Energy Program includes the following:

Energy Seminar/Training

- Arranging energy seminars for HHS energy coordinators, engineers, managers, and all other employees involved in energy management.  Establishing the topics, arranging for the appropriate speakers, and managing all other logistics of the seminar.  In FY 2006, four energy training sessions were provided throughout the country and the first HHS Energy Summit was held.

- Coordinating efforts with DOE or the Environmental Protection Agency (EPA) to provide additional energy training for HHS personnel in areas such as renewable energy, Labs for the 21st Century, etc.

Energy Newsletters

- Publishing the HHS Energy News each quarter.  The newsletters contain articles on OPDIV energy conservation efforts, energy leaders, new technologies, recycling, federal and private energy and water programs, and tips for energy and water savings.

- Publishing the HHS Energy Manager's News biannually.  The newsletters contain articles on energy and water conservation efforts at HHS facilities or other federal sites, new technologies, federal or private efficiency programs, and current energy and water efficiency efforts.

Awareness Events

- Organizing awareness events for Earth Day and October Energy Awareness Month for the HHS headquarters building or other facility to be named.  Events promote the HHS Energy Program, workplace and home energy and water conservation, and environmental awareness.

- Coordinating and promoting efforts of the OPDIVs to hold Earth Day and October Energy Awareness Month activities.

- Providing details on the HHS awareness activities to DOE Federal Energy Management Program (FEMP) through newsletter articles and reports.

- Managing the “You Have the Power” campaign activities and efforts between HHS facilities and DOE FEMP.

Large Scale Energy or Water Efficiency Projects

- Performing or assisting in the implementation of large scale energy or water efficiency projects.  The projects may include, but are not limited to, renewable energy systems, heat recovery technologies, water conservation projects, or HHS Energy Program web-site development.

- Awards Programs

- Managing the HHS Energy and Water Management Awards program.  This task includes updating nomination guidelines and award criteria, promoting the program and encouraging nominations, reviewing nominations and selecting winners, and planning the annual awards ceremony.

Executive Order 13123 and EPAct 2005 Compliance

- Work with the OPDIVs to meet requirements of the Executive Order (EO) and establish compliance with initiatives and programs, as applicable.

- Ensure compliance with the EO for the HHS agency as a whole.

- In accordance with EPAct 2005, developed and issued a “Metering Implementation Plan” and an “HHS Facility Metering Policy and Compliance Document.”

Miscellaneous Reports/Memos

- Write miscellaneous reports on HHS energy and water efficiency efforts as required by DOE, OMB, Congress, the Senate, or others.

- Write memos, as required, on current event topics, efficiency programs, or specific initiatives.

OPDIV Energy Measurements

- The land-holding OPDIVs are required to submit annual energy reports to the Department by mid-November.  These reports are reviewed by the Department and energy measurement charts are developed that compares energy consumption at several different levels.  The Department consolidates these reports into a HHS-wide report for submission to DOE.

- Each land-holding OPDIV is required to submit an energy scorecard with their annual reports, based on the scorecard that agencies are required to submit to OMB.  The Department will evaluate those scorecards and use as one of the measurement tools of the OPDIVs efforts.

- Provide consulting services, both technical and administrative, to the OPDIVs on all aspects of the HHS Energy Program, technical projects, federal or private conservation programs, performance contracting, energy awareness, and EO 13123 compliance.

## 4.2	Asset Documentation

CDC Environmental Toxicology Lab, Building 110

The HHS asset documentation program (ADP) activities are designed to provide information and technical consultation to land-holding OPDIVs on control and management of realty assets/land and fixed improvements under the administrative jurisdiction of the Department.  ADP also provides guidelines and procedures for the acquisition, utilization, and disposal of owned and leased realty assets.  It is the policy of the Department to develop, establish, assess, improve, correct, and report on the effective and economical management and utilization of OPDIV-held realty.  HHS requires land-holding OPDIVs to maintain key documentation for all real property assets in a local file that includes a map, a copy of the title, a metes and bounds survey, a legal description of the property, documented environmental liabilities, historic significance, an Americans with Disabilities Act (ADA) survey, documented fire life safety issues, as built or CAD drawings, and a housing plan showing the tenants within the asset or facility.  This information is in electronic or hard copy formats depending on the age of the facility.  Although HHS maintains this documentation for its assets, it is often not in one centralized location.  However, OFMP developed uniform standards for documentation and filing for its inventory of owned assets during FY2006.

Several laws enacted by Congress require a new level of coordination between an agency’s real property inventory (RPI) and the overall financial records of the federal agency.  These laws are the Chief Financial Officers Act of 1990, P.L. 101-576, and the Federal Financial Management Act of 1994, P.L. 103-356.  As a result of these acts, the Federal Accounting Standards Advisory Board developed Standard 6 – Accounting for Property, Plant and Equipment (FASAB No. 6).  This standard directs the manner in which federal agencies are to track realty assets, including those acquired through capital leases and leasehold improvements in its RPI and requires the reconciliation of these inventories (subsidiary ledger accounts) with the agency’s general financial statements.

OFMP is responsible for the planning, coordinating and evaluation of HHS realty management and accountability activities.  The HHS Automated Real Property Information System (ARIS) contains all accountable data for HHS-held facilities.  The ARIS is a subsidiary financial ledger to the HHS general ledger that documents all asset values for land and fixed improvements.  The ledger also includes actions involving acquisitions, improvements, transfers and disposal.  Asset documentation is also contained in the HHS Asset Management Building Block, which examines the facility’s life cycle.

## 4.3	HHS Asset Management Building Block

Each HHS owned site is considered a “building block” for portfolio management purposes and every site of two independent buildings or more must have a Facility Master Plan that is developed in accordance with the requirements contained in Volume I of the HHS Facilities Program Manual.  This Facility Master Plan is the Building Block Asset Management Plan for multiple-building sites.  For sites occupied by only one building, that constructed asset is the “building block” for asset business planning.  Thus, when the Capital Investment Plans and Operations and Maintenance Annual Work Plans are developed for an OPDIV, they are developed first by site (building block), and then integrated into an overall plan for the OPDIV through the HHS asset planning and budget process.

Through the web-based software tool Harborflex and the ARIS, HHS created a report for constructed assets.  This is used as a tool by agency real property personnel to maintain information about a particular constructed asset and to outline the current performance and expenses for that asset to feed into the asset planning and budget process.

## 4.4	Periodic Evaluation of Assets

HHS performs periodic evaluation of its real property assets by using government-wide measures as well as other agency specific measures designed to monitor performance in utilization, financial performance, physical condition, and operational efficiency.  HHS also has several key performance measures designed to track financial performance.  HHS examines its operating expenses on a facility-by-facility basis.  HHS uses the Condition Index (CI) and a goal of 2-4% of the functional replacement value (FRV) for reinvestment.

In the last phase of the asset’s life cycle, HHS tracks the cycle time for disposal.  HHS also uses a measure of projected disposals versus actual to ensure that underutilized assets are quickly redeployed from the inventory.

As fiduciary agents, HHS performs cyclical evaluations of its real property assets on a one-to-five-year basis.  The evaluation cycles are determined based on the criticality of the facilities, significant events from weather or incidents, and the overall condition indexes.  HHS tracks the value of its assets in several ways.  HHS tracks Functional Replacement Value and Book Value as indications of the relative value of the portfolio.  All FRPC performance measures will be updated annually.

The assessment process begins with determining what elements of a facility need to be evaluated.  Elements include above and below-grade physical systems (e.g., architectural, civil, mechanical, electrical), as well as other parameters such as space utilization, air quality, code compliance and esthetic parameters.  The steps associated with a typical evaluation are provided in Attachment 7.

A facility’s total score is a function of the minimum threshold for deficiencies, what priorities were assigned to the deficiencies and the range of the grading scale.

HHS tracks performance indicators described in this plan for its portfolio of assets and for each individual asset.  Current performance is compared against performance goals from private sector benchmarks, previously established performance criteria, or individual performance measure goals.

HHS uses the data from these assessments to update Asset Management Building Blocks and facility management strategies.  A key element determined from these assessments is "Condition Index" (CI).  The goal of HHS is to achieve a reasonable, consistent condition index over time across its portfolio of assets, to invest in its portfolio to sustain assets to a prudent life-cycle and to operate assets on a cost per square foot basis that mirrors industry standards.  Condition index, along with other inventory elements of operating cost, utilization rates and mission dependency of a facility, provide the data points necessary to gauge operations and sustainment trends and to drive Capital Improvement and Operations and Maintenance investment strategies.  Emphasis will be placed on improving the CI of mission-critical facilities at a faster pace than less critical facilities, and at a higher index.  Investments in sustainment-type projects will be adjusted, up or down, to track to a prudent life-cycle curve.  Actual operations and maintenance costs will be compared to industry standards to assist in Capital Improvement decisions, and to determine where/when to apply best business practices in lieu of renovating, replacing or abandoning a facility.

HHS will provide OPDIV-specific investment strategy guidance in the form of pre-budget guidance that will be issued in March 2009.  OPDIVs will translate this guidance into Asset Management Building Blocks, which are used to develop OPDIV budgets that are submitted in June of each year.  The budget submissions will be reviewed to ensure alignment with pre-budget guidance and consideration of any emergent requirements and necessary mitigations.  The Asset Management Building Blocks will be included as input at all levels of the HHS process described in Section 3 of this document.  Thus, they will be considered by OPDIV managers and various levels at HHS Headquarters.  They are also considered by energy managers and other OPDIV personnel responsible for leadership and management in specific functional areas.  The strategy then becomes the basis for formulating the annual operating budget and capital reinvestment plan.

### 4.4.1	Mission Dependency

HHS measures the “mission dependency” of each of its real property assets.  The purpose of this measure is to determine the value an asset brings to the performance of the mission, as determined by the OPDIV in the categories of Mission Critical, Mission Dependent – Not Critical, and Not Mission Dependent.

Mission dependency applies to each facility for each OPDIV.  The applicability of this metric extends to all properties leased and/or owned and operated by the OPDIV.

Each OPDIV was made responsible for the following to assure appropriate implementation:

- Each OPDIV began testing for full implementation in Q1 FY06.  To test the measure, each OPDIV applied the measure to 100 percent of the facilities in its inventory by Q1 FY06.  Reporting was part of the testing process for metric applicability purposes.

- Each land-holding OPDIV will utilize an electronic asset inventory system that feeds into the HarborFlex system.  The OPDIV is to ensure that the inventory system has a data field called “Mission Dependency,” allowing for the input of one of the Mission Critical letter designations identified in the procedures below.  Additionally, a text field is provided for use in providing an explanation for any assets designated as Not Mission Dependent.  The OPDIVs ensured that this system was coordinated with HHS prior to implementation.

Under full implementation, the OPDIVs will utilize the following procedure:

- Each OPDIV will initially evaluate the functions within each of its assets and place each of the assets in one of the following categories:

Mission Critical - Space or facilities that house activities such as health and social science research; preventing disease, including immunization services; assuring food and drug safety; Medicare (health insurance for elderly and disabled Americans) and Medicaid (health insurance for low-income people); health information technology; financial assistance and services for low-income families; improving maternal and infant health; Head Start (pre-school education and services); faith-based and community initiatives; preventing child abuse and domestic violence; substance abuse treatment and prevention; services for older Americans, including home-delivered meals; comprehensive health services for Native Americans; and medical preparedness for emergencies, including potential terrorism are mission critical.

Mission Dependent - Space and facilities that support the above mentioned activities are mission dependent.

Not Mission Dependent - Mission is unaffected by the elimination of the constructed asset.

- Each asset receives only one category designation.  Where there are multiple functions for a facility, then the highest applicable mission dependency category should be utilized.

- The evaluation is based on the facilities function under normal operations, not a catastrophic scenario.

- The initial categorization for each asset is entered into the OPDIV’s asset inventory system using the following designations:

    - Mission Critical

    - Mission Dependent

    - Not Mission Dependent.

  - Where any asset is designated as N (Not Mission Dependent), the OPDIV will complete the text field to provide the explanation for this designation.  OPDIVs are generally utilizing assets for work that is important to their missions.  Identifying a property as Not Mission Dependent will lead to an assessment of the property and its use.

  - On an annual basis in the first quarter of each fiscal year, the OPDIV will review the asset categorizations and update the asset inventory system with any changes.  This information is the initial flag for the OPDIV to consider whether or not the real property asset should be retained or a plan of disposal developed.  A ‘Not Mission Dependent’ categorization triggers a detailed analysis of the property function and utilization and its link to the overall mission.  If analysis shows the asset should be retained, re-categorization may be appropriate.  If not, a decision is made by the OPDIV Director as to whether the building use should be reevaluated or if a proposal is to be forwarded to the HHS Senior Real Property Officer for an assessment of other Departmental need for the property or to initiate disposal actions.

In developing proposed projects and monitoring existing facilities, the categorization of the facilities will be used to determine the highest priorities at the OPDIV level.  Submittals to the Department will reflect these priorities in the OPDIV’s Annual Facilities Plan.

FDA Jefferson Labs, Arkansas

### 4.4.2	Facility Condition Assessment Performance Measures

HHS uses various metrics to assess the physical condition of its facilities and the reliability of associated data.  Mandatory metrics are Condition Index (CI) and Backlog of Maintenance and Repair (BMAR).  Optional “best practices” metrics include Assessment Freshness Index (AFI), Inventory Quality Index (IQI) and Sustainment Rate (SR).  Each is described below.

Condition Index (CI)

The HHS definition for CI is based on FASAB Standard Number 6 (1996), as reported in Federal Facilities Council Technical Report No.141:  Deferred Maintenance Reporting for Federal Facilities, 2001.

CI is the ratio of repair needs (including BMAR) to asset value and, when multiplied by 100, is expressed as a figure where high values indicate better condition (with 100 being the best condition).  ‘Repair need’ is a response to deferred maintenance (i.e., maintenance that was not performed when it should have been or was scheduled to be and which, therefore, is put off or delayed for a future period).  ‘Asset value’ is defined as “plant replacement value” (i.e., cost in current dollars to replace existing facility with new construction supporting existing functions).

CI is to be applied to each HHS owned and operated facility.  All four HHS land-holding OPDIVs now use CI.  HHS effort is underway to standardize the calculation of CI and its associated thresholds.  OPDIV specific implementation strategies were developed by August 2006 so that resultant data and benchmarks are available in time for HHS pre-budget guidance to OPDIVs for the FY09 budget build.  Existing data collected in FY06, and notional benchmarks to be established 1Q07, will be used by HHS to develop pre-budget guidance to the OPDIV’s for their FY09 budget build.  The implementation of CI, the facility assessment program that feeds it and its link to the investment decisions that flow from it are considered to be evolutionary in nature.  The more budgets that are built with an eye on CI, the more refined the facility assessment process will become, the more knowledgeable of their inventory HHS and OPDIVs will become, leading to a more effective allocation of resources.

Each OPDIV is responsible for the following to assure appropriate implementation:

- Each land-holding OPDIV, by mid-year 2006, identified facility system and component renewal projects that need to be completed within any given year, and to calculate and report CI (in accordance with the standardized program being jointly developed).

- Each OPDIV will record CI in their local electronic asset inventory system.  HHS does not require a specific system, only that the system is capable of exporting CI values to the HHS Automated Real Property Information System.  OPDIVs and HHS have coordinated systems in conjunction with HHS implementation of ARIS.

- Annually, in the last quarter of each fiscal year, the OPDIV will update their facility assessment information, calculate CIs and export CIs to ARIS.  HHS will use this information to develop pre-budget guidance for FY+2.  Pre-budget guidance will be provided each January.  OPDIVs will use this guidance to prepare their June budget submit for FY+2.  HHS will review and approve budgets in late June.

Backlog of Maintenance and Repair (BMAR)

Land-holding OPDIVs use BMAR as a mandatory facility condition metric.  BMAR indicates the level of repair and maintenance that was not performed when scheduled and that was delayed until a future time.  BMAR is an indicator of potential shortening of the useful life of facilities and likely increase of long-term maintenance and repair costs.  BMAR is a useful data point at the OPDIV level in the development of its budget submission.  HHS does not use BMAR in the development of pre-budget guidance to OPDIVs since CI provides sufficient macro-level visibility into whether an OPDIV’s facilities are deteriorating, improving or remaining the same.

Federal Accounting Standards Advisory Board (FASAB) Standard No. 6, as amended, requires federal agencies to annually report their total dollar amount of deferred maintenance.  The FASAB standard defines deferred maintenance as “maintenance that was not performed when it should have been or was scheduled to be and which, therefore, is put off or delayed for a future period” (FASAB, 1996).  HHS collects and reports BMAR as an independent, once-a-year effort, as opposed to requiring OPDIVs to export BMAR data to ARIS.  There is no value in OPDIVs exporting BMAR to ARIS, since HHS relies on CI as a macro-level indicator of an OPDIV’s asset management performance.

To calculate deferred maintenance, HHS land-holding OPDIVs and components, through condition assessments, systematically itemize and estimate costs for facility system level, non-routine repair requirements.  These costs are then aggregated and prioritized at the OPDIV level.  BMAR requirements drive OPDIV asset-based strategies/decisions, which in turn drive budget submissions.  Funding is sought for these requirements through a variety of methods and appropriations.  As agencies do not necessarily obtain sufficient funds to address all the maintenance and repair requirements, BMAR indicates the shortfall in funding required to raise overall condition levels to an acceptable target standard and is compared to the asset replacement value to calculate the Condition Index.  It is Condition Index that HHS may monitor for internal scorecard and performance evaluation purposes.

Each OPDIV or other HHS component is responsible for the following to assure appropriate implementation:

- Each land-holding OPDIV conducts an annual assessment process consisting of an OPDIV-specific combination of strategic (“desk-top”) and tactical (“visual”) assessment methods.  These methods identify repair and maintenance projects for each HHS owned and operated facility that need to be completed within any given year.  The combination of methods is a function of OPDIV resources, with no facility going longer than five years without a visual inspection.

- Each land-holding OPDIV utilizes an electronic asset inventory data processing system, such as Microsoft Access database.  HHS does not require a specific system, only that the system is capable of automatically totaling, storing and reporting BMAR values (among other data points).  OPDIVs and HHS have coordinated systems in conjunction with the implementation of the HHS ARIS.  Data in OPDIV systems is exportable to ARIS, (although for reasons as previously discussed, BMAR is not one of the exported items).

- Annually, in the last quarter of each fiscal year, the OPDIV updates their assessment information, reviews their BMAR figures, assesses BMAR driving factors and associated risk, adjusts their asset-specific strategies and prepares their budget submission so as to meet or exceed CI objectives over time.

## 4.5	Operations and Maintenance Plan

HHS has improved its Operations & Maintenance (O&M) resource planning by linking O&M requirements to the budget-decision making process.  O&M planning is a key sub-element of OPDIV Asset Business Plans (ABPs), which feed budget submissions.  Other sub-elements of ABPs include Capital Improvement plans, Environmental plans, Safety plans, and Cultural Resource plans.  By closely monitoring Condition Index, with an eye on other indicators such as Operations Cost, Utilization and Mission Dependency, HHS develops pre-budget guidance each January to better align OPDIV O&M investment plans and strategies with HHS “portfolio” goals and objectives.  Additionally, the HHS portfolio management approach drives O&M costs towards industry standards/common benchmarks, which, in turn, aids in applying lessons-learned and best business practices across OPDIVs.

### 4.5.1	Consideration of Socio-Economic Responsibilities - Environmental Management Plan

EO 13327 requires each agency to develop an asset management planning process and associated plan, which encompasses many different program areas.  Environmental quality and compliance is one of those areas of socio-economic consideration.  The Department has found that the Environmental Management System (EMS) model outlined in EO 13148: Planning, Implementing, Monitoring/Measuring, Management Review and Continual Improvement feeds into the overall business model required by EO 13327.  The EMS is a business management practice, which allows an organization to strategically manage its entire Environmental Program.  System implementation is based on the “Plan, Do, Check, Act,” model, using a standard process to identify goals; implement these goals; determine progress, and make adjustments to ensure continual improvement.

The Environmental Management System’s elements include:

- Policy endorsed by top management stating the organization’s commitments to EMS.

- Planning activities to identify issues and related legal and other requirements as well as developing objectives and targets to improve short and long-term performance related to these issues.

- Implementing processes including management programs, operational controls, and training to achieve the objectives and maintain control over issues.

- Monitoring and measuring the status of relevant parameters, the progress toward objectives and targets, and the stability of the system itself.

- Conducting a Management Review of system to ensure senior leadership remains tied-into the system and can track its progress towards continual improvement.

- Providing procedures for corrective action in cases where monitoring data and Management review indicate non-conformance.

The Department fully supports EMS implementation at appropriate facilities belonging to the landholding OPDIVs (CDC, FDA, IHS and NIH).  The Department has published several policy directives mandating EMS implementation and provided guidance for that implementation.  The Department has a total of 18 facilities identified for EMS implementation.  By December 31, 2005, the Department implemented EMS at each of these 18 facilities to varying degrees – with some facilities implementing pilot-level EMSs focused on a single facility and others developing corporate EMSs having applicability across the entire OPDIV.  In March, 2006, each of these OPDIVs reported their specific EMS implementation progress to the Department which, in turn, reported it to the Environmental Protection Agency as part of its annual EO 13148 report.  In addition to facility-level EMS efforts, the Department has been an active member of the Government-wide EO 13148 working group chaired by the EPA and played a key role in developing the EPA’s new EMS metrics that will apply across all Federal Agencies for the 2006-2008 reporting years.  Like all Federal Agencies, the Department will now use this new set of EMS metrics to measure further EMS development and will continue to report its progress.  Report data will then feed directly into the OMB scorecard for Environment.

The Department’s current and near term actions in supporting this plan includes:

- Complete mandated environmental reports including the EPA EO 13148 Environmental Report, the OMB Environmental Conflict Resolution Report, and the EPA Underground Storage Tank report.

- Develop a strategy to support a recently completed Department-wide environmental program gap analysis.  The environmental manager conducted the gap analysis during the summer of 2006 and identified areas of the Environmental Program that need to be strengthened.  The environmental manager then worked with the OPDIVs to prioritize those gaps and identify possible recommendations to fill those gaps.  The next step is to develop a Strategy and Action Plan to identify:  the specific steps necessary to fill those gaps; the parties responsible for filling those gaps; and the timeframe to getting them filled.

- Maintain the Department’s Environmental Integrated Program Management Team to manage the requirements of OMBs new scorecards on Environment, Energy, and Transportation.  This team was established and is lead by the Environmental Program Manager and consists of Departmental program managers in the areas of Environment, Planning & Construction, Energy, Procurement, Transportation Logistics, and Information Management.  This team is responsible for planning upcoming actions to support the 3 new scorecards, implementing those actions, and reporting those actions to the OMB.

- Continue to develop and strengthen facility-level EMSs.  Provide guidance for OPDIVs to meet the new set of EPA EMS metrics for 2006-2008.  Work with OPDIVs and facilities on an individual basis to provide assistance with specific facility-level EMS needs and issues.

## 4.6	Routine Maintenance and Minor Repair Needs

The HHS operating budget request and OPDIV annual operating appropriation consists in part of operating funds specifically allocated for maintenance and associated minor repairs of existing facilities.  This process is monitored by the HHS Senior Real Property Officer using CI metrics.  Routine maintenance is defined as recurring work to keep a real property asset in a useable state or condition, and may include replacement of constituent parts, materials or equipment, inspection, adjustment, cleaning, resurfacing, etc.  This may include salaries, service or maintenance contracts, and equipment and stock items.  Minor repairs are defined as those repairs incidental to routine maintenance and of lesser value than the maintenance work:  For example, replacing a limited amount of sheathing as part of resurfacing a roof.  Annual operating appropriations include funds, which should be sufficient to perform routine maintenance and minor repairs.  Unless otherwise identified in an appropriation, OPDIVs are to perform routine maintenance and minor repair of existing facilities, including related engineering and inspection services, with annual operating funds.

Routine maintenance and minor repair projects are not subject to the $3,000,000 threshold requiring ASAM approval under the Capital Investment Review Board policy.  Routine maintenance and minor repair projects do not add value to the underlying real property asset.  This work does not require review or approval by the Department.  The OPDIVs are responsible for determining the requirements for routine maintenance and minor repairs of existing facilities, identifying priorities as needed, and requesting funding through the budget process, to satisfy facility stewardship requirements (i.e., CI) when a guideline is set by the Department.

### 4.6.1	Additional Actions to Improve Routine Maintenance and Minor Repair

OS, under the leadership of the HHS Senior Real Property Officer, improved routine maintenance and minor repair by: convening a working group of OPDIV representatives to discuss strengths, weaknesses, threats, opportunities and objectives and developed a prioritized short list of best practices to consider, and come to a consensus as to the estimated savings that best practices may yield (e.g. 3%-5% of total operating cost); developed notional implementation strategies and to better estimate potential costs and savings; and assessed need for contractor support.  OFMP will evaluate progress against strategy as part of Facilities Scorecard review; and OFMP will assess lessons-learned relative to best business practice strategies and issue pre-budget O&M guidance annually.

## 4.7	Capital and Operating Resource Requirements

HHS has multiple appropriations from which operating expenses are funded.  Expenses include all of the contract costs for leases and operating expenses in the O&M Plan for facilities/assets such as cleaning, maintenance, and utilities.  It also includes additional contractual obligations for purchase contracts and all overhead items such as salaries, training, travel, IT, and other contracts necessary to help HHS run its business.  The head of each OPDIV is responsible for the development of the Agency Annual Facilities Plan that identifies capital and operating resource requirements.  Each Plan is developed jointly by the agency's program planning, budget, environmental, and facilities staffs and should include all facilities projects that will be requested in the forthcoming annual budget process.  OPDIVs are encouraged to submit Annual Facilities Plans that show all requirements, regardless of anticipation of funding.

## Operations Performance Measures and Continuous Monitoring

HHS utilizes performance measures to track the effectiveness of its operations phase of its asset management.  The measures include:  Condition Index, Utilization Index, Operating Cost and Mission Dependency.  These measures are consistent with the FRPC’s First Tier Measures for operations.

### 4.8.1	Federal Real Property Council Measures

Condition Index

HHS uses the Condition Index (as described in Section 4.4.1) for owned assets.  Condition surveys are performed on a recurring basis to help quantify the maintenance and repair needs of the facility.  These needs are then compared to the current Replacement Value of the facility.  This process is fully integrated into the operations at NIH, IHS and CDC for owned buildings.  The condition survey and replacement value of facilities is being integrated into the operations of FDA and should be fully functioning when the three-year cycle is completed in 2008.  HHS is working toward full integration of the condition index.

HHS is responsible for operations and maintenance of the Humphrey Building, a GSA-owned space.  HHS reports annual operating costs to GSA.

GSA is responsible for determining and reporting other FRPC metrics for GSA owned and leased buildings.  HHS and its OPDIVs are working to develop a scale relative to condition index scale so as to link condition index to the budget decision-making process.  The goal for the OPDIVs will be to achieve, over time, a minimum condition index for their portfolio of assets.  The value of repair needs associated with the actual condition index will be compared to the value of the repair needs associated with the target index.  Investment strategies will be developed to close the gap over time.  Mission criticality, utilization and operating cost are all used in the development of the annual facilities program and are considered in the prioritization of budget request.  HHS issued budget guidance to the OPDIVs in the spring of 2006 that included further guidance on the use of these measures to strategically manage our assets.

Facility Utilization Index

HHS tracks utilization of its five major property types in conformance with FRPC guidance and has provided guidance to the OPDIVs for reporting facility utilization.  The information is reported and kept current in the Automated Real Property Information System.  HHS utilizes a Facilities Utilization Performance Measure to determine the extent of facilities utilization in five major property types occupied by HHS.  The performance measure applies to each HHS office, warehouse, laboratory, hospital and residence (as defined by the Federal Real Property Council).  Applicability extends to all properties leased and/or owned and operated by HHS, but not properties owned by the HHS and operated by others, such as the IHS properties operated by tribes.

Each OPDIV or other HHS component utilizes an electronic asset inventory system.  The OPDIV or HHS component ensures that the inventory system has data fields for the relevant property types and for the categories “Over Utilized, Utilized, Under Utilized and “Not Utilized,” allowing for the input of one of the Facilities Utilization letter designations identified in the procedures below.

Each OPDIV or HHS component follows the procedures below to determine the utilization of each property type as Over Utilized, Utilized, Underutilized or Not Utilized and each OPDIV bases its measurement on an annual census.

The census counts each staff person who both holds an HHS (or OPDIV) ID and occupies HHS (OPDIV) facilities. "Staff includes HHS (OPDIV) employees (FTEs), contractors, guest researchers, research fellows, tenants (such as day care centers and retail spaces) and volunteers.  No distinction is made between part time and full-time employees, each of whom is counted as a whole number.  The census counts people in all facilities, leased or owned.

A.	Office

Offices – Defined as buildings primarily used for office space.  The utilization measure for offices is based upon the number of workstations currently being occupied relative to total number of workstations available.

Office Space Utilized (%) = (Number of Personnel /Number of Workstations) X 100

- Number of Personnel = Each OPDIV prudently determines the definition of “Number of Personnel” based upon their OPDIV factors such as FTE, etc.

- Workstation = A “Workstation” is defined as an area typically used for personnel to work.  It can include a single desk available to one person (1 workstation), single large desk capable of providing workspace for 2-3 people (denoted as 2-3 workstations), or one desk shared by several temporary employees.  Each OPDIV needs to provide further refinements applicable to their situation.

- It does not include building and floor common areas (public elevator lobbies, corridors, restrooms) and GSA or HHS joint use areas.

OPDIVs may utilize automated systems or other methods of calculating the utilization of offices.

B.	Warehouse

HHS warehouses generally operate as centralized receiving, distribution, and stores operation.  Their functions include, but are not limited to the following:  receiving, bar-coding, staging, and distributing accountable property, short-term storage not to exceed six months, staging surplus property for disposal and/or reutilization, package, palletize, and stage shipments as necessary.

The utilization of warehouse is measured by the ratio of occupied area to gross square feet.  The formula for warehouses consists of the area (square feet) currently occupied for storage, as a percentage of the total gross area (square feet) of the warehouse.  The formula is:

Actual Utilization (%) = (Occupied Units/Design Capacity) X 100

- Units Occupied = the area (square feet) or number of units that is occupied.

- Design Capacity = can include any unit of measure based upon the material being stored or used.  Examples include gross square feet, rental area, total number of units, total number or bins, etc.

C.	Hospital

The Indian Health Service (IHS) an OPDIV of HHS is responsible for the administration of the principal Federal health care programs for American Indian and Alaska Native (AI/AN) people.  The IHS provides a unique health care delivery system for approximately 1.34 million AI/AN people living on or near Federal Indian reservations or in traditional Indian country, such as in the states of Oklahoma and Alaska.

HHS determines its utilization of its hospitals, including the inpatient and clinic components of the hospitals, by comparing required program space/existing space based on the IHS Health System Planning (HSP) process where < 80% is under utilized, 80% to 120% is utilized and > 120% is over utilized.

Example: The IHS Hospital at Winnebago has 169,678 nsf of existing space and according to HSP, Winnebago requires 149,214 nsf.  Formula: 149,214/169,678 = 88%.  88% is utilized.

D.	Laboratories

The design capacity for HHS research laboratory for planning and occupancy purposes shall not exceed 460 net assignable square feet (nasf) per scientist.  Research laboratory (e.g. “wet laboratory”) space includes: laboratory (based on a standard module of 11’x33’), laboratory support, and laboratory related offices.  Laboratory personnel who are housed within the identified space are defined as budgeted FTEs including vacancies for which recruitment has been approved and applies to all acquisitions not already advertised, as well as to new construction and renovations not yet at an approved final design stage.  It does not include building and floor common areas (public elevator lobbies, corridors, restrooms) and GSA or HHS joint use areas.  Many HHS laboratories are unique because of the diverse missions of the Centers for Disease Control and Prevention, the Food and Drug Administration, and the National Institutes of Health.  The following laboratory functions are excluded and will be measured separately from HHS standard laboratory utilization rate:

Centralized Support: Centralized laboratory stand alone support facilities, such as centralized freezers, glass wash facilities, and computer centers, are determined by use of appliances, equipment and instruments to support research on a centralized basis.  Net assignable square feet per person will not be employed to determine the utilization rate for shared and centralized support laboratory spaces.  Centralized support space exists to support research; therefore, they are utilized so long as there is research.

Instrument or Special Purpose Laboratories, High Containment Laboratories and Clinical Research: Special purpose and instrument laboratories are determined by size of equipment and instruments.  Net assignable square feet per person will not be employed to determine the utilization of special purpose or instrument laboratories.  Special purpose laboratories are utilized or not utilized; likewise high containment laboratories (BLS-4) and clinical research space will be utilized or not utilized.

Animal Research Facilities (Vivariums): The utilization of animal housing is based on the requirements in the Guide for the Care and Use of Laboratory Animals.  The utilization of the related animal research facility support functions are determined by research protocols and species housed, including: necropsy, surgery, procedure room, cage wash, quarantine area, sterilizer room, isolation, locker room, feed and bedding storage, X-ray, treatment room, behavioral testing room, microinjection room, transgenic lab suite, diagnostic lab suite, environmental experiment room, cage decontamination area, surge cage storage, field equipment room, material decontamination/entry, incinerator, tissue digester, food preparation kitchen, automatic watering system room, CVAC system support room shared space for records, locker rooms, animal irradiator, analgesic inhaler device, and waste disposal are determined by research protocols and species housed.  Animal research facility support spaces are utilized or not utilized.

- HHS laboratory spaces that are less than 200 nasf/scientist on average are over utilized.

- HHS laboratory spaces that are between 200 and 460 nasf/scientist are utilized.

- HHS laboratory spaces that are greater than 460 nasf/researcher on average are under utilized.

E.	Housing

HHS housing is provided for IHS medical staff in remote locations.  The Bethesda Campus of the NIH also provides staff housing including a house for the U.S. Surgeon General.  The utilization performance of housing will be measured based on percentage of occupancy of dwelling units per site specific location.

- HHS dwelling units of a specific site location that are occupied between 85% and 100% are utilized.

- HHS dwelling units of a specific site location that are occupied below 85% are under utilized.

The initial categorization for each facility is entered into the OPDIV's or other HHS component's building inventory system using the following designations:

O	Over utilized

U 	Utilized

N 	Underutilized

V 	Not Utilized

On an annual basis in the last quarter of each fiscal year, the OPDIV reviews the facility categorizations and update the building inventory system with any changes.

Summary Table

| Rate | Office | Warehouse | Hospital | Laboratory | Housing |
| --- | --- | --- | --- | --- | --- |
| Over Utilized | >95% | >85% | > 120% | < 200 nasf | N/A |
| Utilized | 75-95% | 50-85% | 80% -120% | 200 – 460 nasf | 85-100% |
| Under Utilized | <75% | 10-50% | < 80% | > 460 nasf | <85% |
| Not Utilized |  | <10% |  |  |  |

FDA WEAC Facility – Winchester, Massachusetts

Operating Costs

In accordance with FRPC guidance, HHS developed and is implementing an operating cost measure that captures annual operating cost (recurring maintenance and repair, utilities, custodial and grounds) at the constructed asset level.  HHS has provided guidance to the OPDIVs for reporting operating costs (Attachment 8).  The information is reported and kept current in the Automated Real Property Information System.

Mission Dependency

HHS requires that all OPDIVs and components provide an annual categorization of all assets into FRPC standard categories of Mission Critical, Mission Dependent and Not Mission Dependent and has provided guidance for making this determination.  The measure is recorded and kept current in the Automated Real Property Information System.  (See Section 4.4.1.)

### 4.8.2	Agency Specific Measures

(See Section 4.4.2)

## 4.9	Operations Initiatives

HHS has successfully undertaken several initiatives to enhance the operation and management of its real estate portfolio.  These include:

- Compiled a inventory of accurate and complete data regarding the HHS portfolio to insure that the FRPC developed metrics are being applied against accurate data ,

- Assessing the space needs of HHS and its Operating Divisions (OPDIV) to better determine whether the agency assets are being optimally utilized, and

- Outlining a Tactical Real Property Plan for real estate activity for the next five-year period, defined as the period through December 2011, to provide better management and oversight of agency real property assets.

Related activities include the following:

- HHS developed performance measures to use in managing its portfolio.  The measures include Mission Dependency, Utilization, Facility Conditions (Condition Index and Backlog of Maintenance Repair) and Operating Expenses.  HHS also developed some measures pertaining to construction projects, including Change in Project Scope, Change in Project Cost, and Change in Project Schedule.

- HHS implemented a software tool – HarborFlex -- for executive reporting purposes.  The software enables the HHS Office of Facilities Management and Planning (OFMP) to mine real estate data from the OPDIV systems for portfolio planning, measuring performance and budgeting purposes.  In addition to the FRPC-required fields, HHS has added fields that are used to manage the portfolio, including, among other fields, information to populate the Asset Management Building Block.

HHS has completed the key steps and related activities for the RAMP.  These include the following:

  - A data inventory was compiled;

  - Real estate market research was completed for various property types and for the major markets and sub-markets in which HHS is located in order to project leased space costs over the planning period and to analyze various housing scenarios;

  - Portfolio data was segmented to analyze it geographically, by HHS component and by ownership type (HHS-owned, HHS-leased, GSA-owned, and GSA-leased);

  - Scenarios were created and analyzed to evaluate housing options that included leased space versus construction of new owned space.  HHS intends to use these scenarios in shaping its plan for the pending budget year cycle (FY08) and beyond;

  - Scenarios were created and analyzed to determine the most effective way of housing those HHS components that need leased space, including scenarios that address co-location of some OPDIVs.  HHS will use these scenarios in developing a plan and prospectuses for leased space, which will be done in tandem with the capital plan noted above; and

  - A template for the tactical plan was prepared.  Selected strategies will be presented to the Board.  The board will accept those strategies it wants to pursue in time for them to be reflected in the FY09 Budget call guidance.

Page intentionally left blank

# Section 5	Disposal of Unneeded Real Property

## 5.1	Tools to Support Decision-making

### 5.1.1	Facilities Utilization Performance Measure

The primary tools relied upon by HHS in decision-making concerning asset disposal issues is a “Retention/Disposal” Analysis.  This analysis is supplemented by the Facilities Utilization Performance Measures contained in Section 4.8.1 of this RAMP.  The “Retention/Disposal” analysis considers such factors as:

- Current and long term HHS mission needs;

- Considerations and planning objections of the local community;

- Stewardship issues such as historic preservation requirements;

- Available alternative housing solutions; and

- Costs associated with retaining and operating the existing facility versus acquiring a replacement facility and disposing of the asset.

FDA Warehouse, Davisville, Rhode Island

In addition to the above described tools and analysis, HHS evaluates the environmental and safety impacts associated with asset disposition.  The closure requirements of the Comprehensive Environmental Response, Compensation, and Liability Act (CERCLA) and the Resource Conservation and Recovery Act (RCRA), are addressed.  Environmental documentation that is prepared, at a minimum, includes the following:

- Environmental Baseline Survey (EBS) – The EBS is an environmental “due diligence” that reviews the operational history of the real property to identify potential environmental issues including, but not limited to, hazardous substance activities, equipment containing polychlorinated biphenyls, asbestos containing materials, underground storage tank systems, wetlands, and floodplains.

- National Environmental Policy Act documentation to assess potential environmental impacts of the action.  In accordance with the National Environmental Policy Act, an Environmental Assessment or Environmental Impact Statement may be required.

### 5.1.2	Identifying Owned Assets for Disposition

HHS owned assets are initially identified for disposition through the land-holding OPDIVs’ facility master planning and budget processes.  Each OPDIV is required by the HHS policy (HHS Facility Program Manual) to develop and maintain a facility master plan.  These plans assure the orderly development of HHS sites and properties.  Each OPDIV uses the retention/disposal analysis discussed above as part of the master planning process.  Part of every master plan is the identification of both short-term (i.e., 5 years or less) and long-term (i.e., 20 years or more) development needs.  A key to having a good master plan is its linkage to the strategic plan of the OPDIV and the Department.  The new Disposition Decision Tree (Attachment 9) recently approved by the Federal Real Property Council has been incorporated into the identification process to provide an initial candidate list for disposition.

After the master plan analysis is complete, disposal identification enters the HHS budget process.  If a facility is being disposed through the GSA, the costs of that process are included in the OPDIV budget request.  Similarly, if the facility is proposed for demolition and replacement with a new structure, the cost of that capital investment is included in the OPDIV budget request.  When the funds needed for the disposition or demolition is approved, the identification cycle is complete.

## 5.2	The Disposal Process

The final stage of the capital life-cycle is disposal.  HHS does not have direct authority to dispose of its excess real property assets.  Therefore, HHS complies with the applicable provisions of the Federal Property and Administrative Services Act of 1949, as amended, 40 U.S.C. §§471 et seq.  This Act established the General Services Administration as the agency responsible for the disposal of federal assets.  GSA has promulgated regulations, specifically the Federal Property Management Regulations (FPMR), 41 FPMR Chapter 102-75, that detail the procedures and forms required by a federal agency requesting disposition of federal real estate.

Prior to disposition of HHS real property, the following criteria must be met:

- Real Property must be in excess to the needs of the agency;

- “All requirements of the GSA disposal regulations are then followed.  This includes reporting to GSA on environmental, historic and other factors known about the land.”

It is the responsibility of the landholding OPDIVs to apply this process to properties identified for disposal.  Candidate properties are then cleared through OFMP to assure that there is no Departmental need.  If there is none, OFMP prepares a “Report of Excess” (ROE) and submits the ROE to GSA’s Office of Real Property Disposal for further processing.  The ROE contains salient “due diligence” information such as:

- A description of the property;

- The date title to the property vested in the United States;

3.	All exceptions, reservations, conditions and restrictions relating to the title acquired by the United States;

4.	Detailed information concerning any actions or circumstances since acquisition that may have affected the right, title and interest of the United States to the property, together with copies of opinions or comments that may be contained in the file concerning the described actions or circumstances.  If no such action or circumstance occurred, then a statement to that effect should be included in the report under this element;

5.	The status of the legislative jurisdiction of the real property;

6.	Information concerning any known flood hazards or flooding of the property and whether located in a flood plain or wetlands, as well as a listing or citation to the uses that are restricted under identified federal, state or local laws and regulations, as a consequence;

7.	Identification of any fixtures or related personal property that have possible historical significance or artistic value;

8.	The historical significance of the property, if any, and whether the property has been listed or is eligible for listing in the National Register of Historic Places, or is in proximity to such a historic property.  Whether the public, or interested parties, are making any effort to have the property listed should also be included in the report;

9.	The identification of the type, location and condition of any asbestos known to be incorporated into the buildings, and/or structures on the property.  Available estimates of the cost and time to remove the asbestos contamination should also be included in the report;

10.	With respect to any hazardous substance activity on the property:

  - A statement indicating whether any hazardous substance activity (as defined by 40 CFR §373), took place on the property;

  - If such activity took place, include information on the type and quantity of such hazardous substance, and the time when such storage, release, or disposal took place.  The report should also note if all remedial action necessary to protect human health and the environment has been taken before the property was declared excess.  If no remedial action has been taken, or completed, then state when the action will take place;

  - If no hazardous substance activity has taken place on the property (as defined in 40 CFR §373), then the report should include the following statement:

“The [reporting agency] has determined, in accordance with regulations issued by the Environmental Protection Agency at 40 CFR Part 373, that there is no evidence to indicate that hazardous substance activity took place on the property during the time the property was owned by the United States.”

In addition, all title evidence documents, any appraisal reports and a certification that the property does not contain any PCB transformers or other equipment regulated by the Environmental Protection Agency under 40 CFR Part 761 is included.

Thereafter, disposal of HHS excess property by GSA follows a four-step process:

- Screening of federal agencies for possible continued federal need by another agency;

- Screening for specific Public Benefit Conveyance opportunities for the property’s reuse (i.e., Homeless, Education, Correctional facilities, self-help housing, public health, or fire and/or police training);

- Negotiating with the local community based on highest and best future reuse of the real property in question; or

- Taking the real property to the market to sell by sealed bid, public outcry auction, or Internet sale.

Section 203(k) of the Federal Property and Administrative Services Act of 1949 (FPASA), as amended, authorizes the Secretary of the Department of Health and Human Services (HHS) to convey surplus federal real properties to eligible applicants for approvable public health purposes at public benefit discount.

Title V of the Stewart B. McKinney Homeless Assistance Act

Title V of the Stewart B. McKinney Homeless Assistance Act directs the Secretary to include as a permissible public health use, within the meaning of section 203(k) of FPASA, the transfer of surplus federal real property for facilities to assist the homeless.  In accordance with Title V of the McKinney Act, organizations that provide services to the homeless receive priority consideration in the use of federal surplus real property.

Eligible organizations include states, and their political subdivisions and instrumentalities, tax supported institutions, and nonprofit organizations.  The Surplus Property Program is administered by this Department's Program Support Center (PSC).  Entities interested in acquiring federal surplus property for public health uses obtain an application instruction packet from the PSC.  The PSC develops an annual report to Congress on all federal property conveyed for public health and homeless reasons.

## 5.3	Disposal Performance Measures and Continuous Monitoring

### 5.3.1	Federal Real Property Council Disposal Measures

Disposition Decision Tree

HHS utilizes the Disposition Decision Tree methodology developed by the Federal Real Property Council when considering whether to keep or dispose of a particular real property asset.  (See Attachment 9).

### 5.3.2	Agency Specific Measures

Disposal of Leases

As noted earlier, HHS uses both leases managed by GSA and leases managed directly by HHS.  In the past, most OPDIVs began discussing plans for existing leases approximately 24 months in advance of the lease expiration, based on a review of the user’s business plans and future space needs.  There are some cases where the long term housing plans call for HHS to relinquish leases back to GSA or a third party landlord, such as in the case of the FDA groups moving from leased space to the White Oak campus.  In such a scenario, the HHS group works closely with GSA to minimize leasing and moving costs by tracking the lease terms against the target move-in date for the new space.

HHS, with the development of its RAMP and related tactical plan, improved the process for assessing the potential disposal of leases.  The RAMP has a minimum time horizon of five years, but HHS has analyzed the leased portfolio through 2014, given the impact of the new campus at White Oak on long term leasing plans.  The new planning process draws on real estate market projections and the development of housing scenarios to determine the most effective housing solutions for leased and owned assets.  Through such analyses, HHS can determine if there are opportunities for OPDIVs to backfill leased space that may be vacated by other OPDIVs and whether there are opportunities for OPDIVs to co-locate.

Disposal of Owned Assets

HHS policy regarding retention of owned assets lays out conditions in which real property may be retained and directs OPDIVs and components to dispose of properties that do not meet those conditions.  HHS policy also clearly enumerates steps that are taken to dispose of properties that are excess or otherwise do not meet the conditions for retention.  The policy is described in Section 5.4, below.

IHS has received properties from the Bureau of Indian Affairs (Department of the Interior) that were directly related to the delivery of health services.  Through a Memorandum of Understanding and subsequent Delegation of Authority, Indian Health Service may re-transfer to the Department of the Interior any properties that are excess, where the Bureau of Indian Affairs has expressed an administrative need.  Properties transferred must meet certain conditions, are transferred without compensation and are held in trust in favor of the Indian tribes within whose boundaries such excess property is located.  IHS transfer of properties is reviewed for conformance with provisions of laws governing such transfers.

## 5.4	Disposal Initiatives

HHS is striving to expedite the disposal of unneeded and non-performing assets.  There are various methods and actions for disposal of non-performing, excess, outdated or obsolete properties within the portfolio.

NIH and CDC operate on campuses that contain little or no land available for expansion or construction of new facilities to meet demand.  NIH and CDC evaluate existing buildings with life cycle cost analyses, which compare major renovation and security upgrades to replacement costs.  Where it is economically advantageous, obsolete assets are demolished and replaced with new state of the art buildings capable of functioning at the highest level.  Where the life cycle cost analyses reveals that renovation yields the best economic returns to the agency, the assets are renovated to provide further service.

The HHS Facility Program Manual provides policies for disposition of excess properties.  Property or interests therein are usually disposed of by or through the General Services Administration (GSA) after being declared to be excess to the needs of HHS (having custody and accountability for the property).  OPDIVs, after appropriate internal clearances/approvals are received, report excess real property to HHS OFMP for screening as to other possible Departmental needs.  In addition to GSA’s disposal assistance, excess assets controlled by Indian Health Service are transferred to the Department of the Interior for direct tribal use.

HHS is developing policy initiatives to further the goal of disposition of excess assets.  HHS uses the Disposition Decision Tree developed by the FRPC Performance Measures Committee as one initial identifier of facility candidates for disposition.  Because of significant budget growth in landholding OPDIVs over the past several years associated with new missions in bio-defense, concerns over drug safety, discovering new treatments for disease, and treating a growing Native American and Alaska Native population; HHS over the past few years has outgrown its space in many areas.  Further, HHS disposed of its largest underutilized facility, St Elizabeths Hospital West Campus, to GSA in early 2005.  In order to assess consolidation, integration and disposition opportunities, HHS developed a draft “Tactical Housing Plan” in 2005 to provide housing scenarios.  The tactical plan is annually updated as part of the HHS budget process to annually identify any disposition opportunities.

In addition, HHS commissioned a Review of Federal Enhanced Real Property Authorities to compare existing Departmental real property authorities with those authorities possessed by other federal agencies (i.e., Department of State, Department of Veterans Affairs, National Aeronautics and Space Administration, and the Military Departments of the Department of Defense) to determine if a need exists to obtain enhanced real property authorities (Attachment 10).  The report’s recommendation that enhanced authorities would allow the Department to better perform its real property asset management responsibilities was approved by the HHS Capital Investment Review Board in September 2006.  OFMP is now working with OPDIV Facility Directors and the Office of the Assistant Secretary for Legislation to determine appropriate next steps.

During FY06, 56 properties exited the HHS inventory through demolitions, lease terminations, sale, and transfer.  This includes 5 parcels of land with a total of 175 acres and 51 buildings totaling 793,000 SF.

# Attachment 1 - Federal Real Property Council Mandatory Inventory Data Elements and Performance Measure Definitions

NOTE:  Data Elements that are also Performance Measures will indicate the Performance Measurement number parenthetically.

1.	Real Property Type

Definition:  Indicates one of the following types of real property:

1.	Land;

2.	Building; or

3.	Structure.

2.	Real Property Use

Definition:  Indicates one of the following real property uses:

A.	Land Predominant Use:

1.	Agriculture:  Land under cultivation for food or fiber production.

2.	Grazing:  Conservation lands primarily administered to preserve, protect, manage, or develop grass and other forage resources suitable for livestock.  Exclude Wilderness Areas from this classification.

3.	Forest and Wildlife:  Conservation lands primarily administered to preserve, protect, manage, or develop timber, wildlife, watershed, and recreational resources.  Exclude Wilderness Areas from this classification.

4.	Parks and Historic Sites:  Land administered for cemeteries, memorials, monuments, parks (national, historical, military, memorial, and national capital), sites (battlefield and historic), parkways, and recreation areas.  Exclude Wilderness Areas from this classification.

5.	Wilderness Areas:  Land designated by Congress as a part of the National Wilderness Preservation System.

6.	Office Building Locations:  Land containing office buildings or future planned office buildings, to include military headquarters buildings.

7.	Training Land:  Land containing training buildings, or land that is used to conduct outdoor training, such as firefighting, weapons training, or other military training activities.

8.	Miscellaneous Military Land (not covered elsewhere):  Department of Defense (DoD) and U.S. Coast Guard (USCG) controlled land used for military functions that cannot be classified elsewhere.

9.	Airfields:  Land used for military air bases or air stations, and military or civilian landing fields.

10.	Harbor and Port:  Land used for harbor and port facilities.

11.	Post Offices:  Land used in conjunction with a Post Office and used predominately as a general service and access area.

12.	Power Development and Distribution:  Land used for power development and distribution projects.

13.	Reclamation and Irrigation:  Land used for reclamation and irrigation projects.

14.	Flood Control and Navigation:  Land used for flood control and navigation projects.

15.	Vacant:  Land not being used.

16.	Institutional:  Land used for institutional purposes such as hospitals, prisons, schools, libraries, chapels, and museums.

17.	Housing:  Land used primarily for public housing projects, military personnel quarters, and dwellings for other federal personnel.

18.	Storage:  Land used primarily for supply depots and other storage.

19.	Industrial:  Land used for physical plants engaged in producing and manufacturing ammunition, aircraft, ships, vehicles, electronic equipment, chemicals, aluminum, magnesium, etc.

20.	Research and Development:  Land used directly in basic or applied research such as in science, medicine, and engineering.

21.	Communications Systems:  Land used for telephone and telegraph lines, data transmission lines, satellite communications, and other communications facilities or towers.

22.	Navigation and Traffic Aids:  Land used for aircraft and ship navigation aids, such as beacon lights, antenna systems, ground control approach systems, and obstruction lighting.

23.	Space Exploration:  Land used in direct support of space exploration and utilization, including launch and test sites, emergency landing sites (not airfield), and astronaut training.

24.	Other Land:  Land that cannot be classified elsewhere.

B.	Buildings Predominant Use

1.	Office:  Buildings primarily used for office space or military headquarters.

2.	Post Office:  Buildings or portions of buildings used as a Post Office.

3.	Hospital:  Buildings used primarily for furnishing in-patient diagnosis and treatment under physician supervision and having 24-hour-a-day registered graduate nursing services.  This category also includes medical laboratories used for routine testing.  This category excludes buildings used directly in basic or applied medical research.

4.	Prison (Government-owned only):  Buildings under the jurisdiction of the Department of Justice or Department of Defense, used for the confinement of federal or military prisoners.

5.	School:  Buildings used primarily for formally organized instruction, such as schools for dependent children of federal employees, Indian schools, and military training buildings including specialized training facilities.

6.	Other Institutional Uses:  Buildings used for institutional purposes other than schools, hospitals, and prisons, such as libraries, chapels, museums, and out-patient clinics.  This category also includes food preparation and dining facilities, buildings housing entertainment and recreational activities, and visitor’s centers.

7.	Family Housing:  Buildings primarily used as dwellings for families/dependents.  Includes apartment houses, single houses, row houses, public housing, military personnel housing, federal employee housing, and housing for institutional personnel.

8.	Dormitories/Barracks:  Buildings primarily used as dwellings for housing individuals (without families/dependents).

9.	Warehouses:  Buildings used for storage, such as ammunition storage, covered sheds, and buildings primarily used for storage of vehicles or materials.  Also included are underground or earth covered ammunition storage bunkers and magazines.  This category excludes water reservoirs and POL storage tanks which are storage structures.

10.	Industrial:  Buildings specifically designed and primarily used for production or manufacturing, such as the production or manufacture of ammunition, aircraft, ships, vehicles, electronic equipment, fish production, chemicals, aluminum, and magnesium.  Included are buildings that house utility plants or utility system components such as pump stations or valves.

11.	Service:  Buildings used for service activities, such as maintenance and repair shops, dry cleaning plants, post exchange stores, airport hangars, and buildings primarily used for vehicle maintenance and repair.

12.	Laboratories:  Buildings used directly in basic or applied research in the sciences (including medicine) and in engineering, such as medical laboratories; meteorological research laboratories; and buildings used in designing, developing, and testing of prototypes and processes for chemistry and physics.  This category excludes medical or industrial laboratories used for routine testing.

13.	Communications Systems:  Buildings used for telephone and telegraph systems, data transmission, satellite communications, and/or associated with radio towers or other communications facilities.

14.	Navigation and Traffic Aids:  Includes buildings that house aircraft or ship navigation and traffic aids, such as beacon lights, antenna systems, ground control approach systems, and obstruction lighting.

15.	All Other:  Buildings that cannot be classified elsewhere.

C.	Structure Predominant Use

1.	Airfield Pavements:  Runways, helicopter landing pads, taxiways, and aprons.

2.	Harbors and Ports:  Docks, piers, wharves, jetties and breakwaters, and other harbor, port, or coastal facilities.

3.	Power Development and Distribution:  Hydroelectric and other power development projects that produce power for resale (generally consisting of dams and powerhouses).  Include transmission lines that are an integral part of federal power development, even if the power is produced by another federal agency.

4.	Reclamation and Irrigation:  Canals, laterals, pumping stations, storage, and diversion dams.

5.	Flood Control and Navigation:  River improvements, revetments, dikes, dams, and docks.

6.	Storage (other than buildings):  Storage tanks, silos, igloos, underground vaults, and open storage improved areas.  This category includes water reservoirs and POL storage tanks.

7.	Industrial (other than buildings):  Structures and facilities (other than buildings) used for production or manufacturing, such as sliding shipways, retaining basins, and pipelines.

8.	Service (other than buildings):  Structures used for maintenance and repair, such as underground fueling systems, vehicle washing and greasing facilities, aircraft bore sight ranges, guided missile maintenance facilities, and ship repair structures.

9.	Research and Development (other than Laboratories):  Structures and facilities used directly in basic or applied research in science, medicine, and engineering, such as facilities used in the design, development, and testing of prototypes and processes and space and aeronautics research and development.  Excludes facilities used for routine testing.

10.	Recreational (other than buildings):  Outdoor recreational structures such as athletic fields and courts, stadiums, golf courses, and ski slopes.

11.	Utility Systems:  Heating, sewage, water, and electrical systems when they serve several buildings or other structures of an installation.  When these systems serve a single building that is reported separately, include the utility systems’ cost in the cost of the building.  Includes heating plants and related steam and gas lines; sewage disposal plants; storm and sanitary sewer lines; water treatment plants, wells, pump houses, reservoirs, and pipelines.  Also includes electrical substations, standby or auxiliary power plants, lighting structures, and conduits.

12.	Space Exploration Structures:  Structures used in direct support of space exploration and testing, including test structures, and specialized associated structures that cannot be classified elsewhere.

13.	Communications Systems:  Telephone and telegraph lines, data cables, radio towers, and other communications-related structures.

14.	Navigation and Traffic Aids (other than buildings): Structures for aircraft and ship navigation aids, such as beacon lights, antenna systems, ground control approach systems, and obstruction lighting.  Includes demarcation lighting along runways, taxiways, and other airfield pavements.

15.	Roads and Bridges:  Federally-owned highways, roads, related culverts, and connecting bridges.  Includes surfaced and unsurfaced roads within national parks and forests, military installations, and other federal installations.

16.	Railroads:  Tracks, bridges, tunnels, and fuel or water stations servicing railroads.

17.	Monuments and Memorials:  Federal monuments, memorials, and statues.

18.	Weapons Ranges:  Ranges where weapons are fired, and areas where explosives are detonated.

19.	Miscellaneous Military Facilities:  Structures and facilities of DoD and USCG used for military functions that are not included in any other classification.

20.	Parking Structure:  Independent structures for non-residential parking of more than two vehicles.

21.	All Other:  Sidewalks, parking areas, fences, and walking trails that cannot be readily classified under the above categories.  Includes improvements to public domain lands, such as drainage, grading, and landscaping.

3.	Legal Interest

Definition:

1.  Owned:  The Federal Government has fee simple interest for the real property.

2.  Leased:  The rights to use the real property have been assigned to the Federal Government by a private entity or a non-federal government entity for a defined period of time in return for rental payments.

3.  Otherwise Managed:

A.  State Government-Owned – A U.S. state government holds title to the real property but rights for use have been granted to a Federal Government entity in other than a leasehold arrangement.

B.  Foreign Government-Owned – A foreign government holds title to the real property but rights for use have been granted to a Federal Government entity in other than a leasehold arrangement.

4.	Status

Definition:  Buildings, structures and land parcels will have one of the following attributes:

- Active:  Currently assigned a mission by the reporting agency.

- Inactive:  Not currently being used but may have a future need.  Includes real property in a caretaker status (closed pending disposal, for example facilities that are pending a BRAC action) and closed installations with no assigned current federal mission or function.

- Excess:  Formally identified as having no further program use of the property by the landholding agency.

- Out-granted/Out-leased:  Use has been granted to another entity.

5.	Historical Status

Definition:  Buildings and structures that have one of the following attributes:

1.	National Historic Landmark (NHL);

2.	National Register Listed (NRL);

3.	National Register Eligible (NRE);

4.	Non-contributing element of NHL/NRL district;

5.	Not Evaluated

6.	Evaluated, Not Historic

6.	Reporting Agency

Definition:  The agency reporting the property to the FRPC Inventory database (GSA).  (Use the Agency Bureau Code list maintained by GSA).

7.	Using Organization

Definition: The agency occupying the property.  (Use the Agency Bureau Code list maintained by GSA.)

8.	Size

Definition: The size of the item of real property.

- For land, the unit of measure is acreage and is designated as either rural or urban.

- For a building, the unit of measure is square feet and designated as gross square feet.

- For structures, the units of measure are as follows:

| Code | Structure Name | Unit of Measure |
| --- | --- | --- |
| 12 | Airfield Pavements | Square Yards |
| 13 | Harbors and Ports | Square Yards |
| 15 | Power Development and Distribution | Each, Linear Feet |
| 16 | Reclamation and Irrigation | Each, Linear Feet |
| 18 | Flood Control and Navigation | Each, Linear Feet |
| 40 | Storage (other than buildings) | Each, Linear Feet |
| 50 | Industrial (other than buildings) | Each, Linear Feet |
| 60 | Service (other than buildings) | Each |
| 65 | Space Exploration Structures | Each |
| 66 | Parking Structures | Square Yards |
| 70 | Research and Development (other than labs) | Each |
| 71 | Utility Systems | Each, Linear Feet, Miles |
| 72 | Communication Systems | Each, Miles |
| 73 | Navigation and Traffic Aids (other than buildings) | Each |
| 75 | Recreational (other than buildings) | Each |
| 76 | Roads and Bridges | Lane Miles, Square Yards |
| 77 | Railroads | Miles |
| 78 | Monuments and Memorials | Each |
| 79 | Miscellaneous Military Facilities | Each |
| 82 | Weapons Ranges | Each |
| 17 | Training Ranges | Each |
| 18 | Treatment Plants – Water, Sewer, Industrial | Each |
| 19 | Water Storage | Each |
| 80 | All Others | Each, Lane Miles, Linear Feet, Miles, Square Yards |

9.	Utilization (Performance Measure #1)

Utilization is defined as the state of having been made use of, i.e., the rate of utilization.  Utilization rate for each of the five Building Predominant Use categories is defined as follows (valid codes are in parentheses):

- Office (10) –ratio of occupancy to current design capacity.

- Hospital (21) –ratio of occupancy to current design capacity.

- Warehouse (41) –ratio of gross square feet occupied to current design capacity.

- Laboratory (74) –ratio of active units to current design capacity.

- Housing (30, 31) –percent of individual units that are occupied.

[Note:  The housing utilization rate does not need to be reported at the individual housing unit level; however, the manner in which it is measured and reported by the agency should be determined in consultation with OMB.]

Current design capacity is defined as the maximum capacity at which an asset, facility or system can operate, regardless of statutory, regulatory, contractual or other conditions or restrictions.

- Agencies will have flexibility for determining current design capacity.

- Agencies may use their best judgment in determining utilization of laboratories when the data is not available to calculate utilization in accordance with the definition stated above.

The table below identifies the categories and percent utilization used to determine the rate of utilization.

| Rate | Categories and Percent Utilization |
| --- | --- |
|  | 1. Offices | 2. Warehouses | 3. Hospitals | 4. Laboratories | 5. Housing |
| Over- Utilized | >95% | >85% | >95% | >85% | N/A |
| Utilized | 75-95% | 50-85% | 70-95% | 60-85% | 85-100% |
| Under- Utilized | <75% | 10-50% | 25-70% | 30-60% | <85% |
| Not Utilized | N/A | <10% | <25% | <30% | N/A |

Example: An owned office building is 25,000 GSF (design capacity) but only 15,000 square feet are occupied (occupancy). The formula is as follows: 60% = (15,000sf / 25,000sf) x 100. For this utilization rate of 60% for the Office category, the Utilization value of 3 (for under-utilized) would be reported. In this example, office utilization is based on square feet; however, it is up to each agency to determine the most appropriate unit of measure for occupancy and design capacity.

10.	Value

Definition:  The functional/plant replacement value; the cost of replacing the existing constructed asset at today’s standards.

Formula:  Value = Unit x Unit Cost x Overhead Factor

Overhead Factor includes other costs that are associated with construction, such as planning and design, historic factor, supervision, inspection, and other overhead costs.  The intent is for agencies to define their own guidance and regulations for implementing the Value formula.  Agencies such as DoD and GSA have published cost guidance that can be used by other agencies.

The result is adjusted by area cost and inflation, as appropriate.  Only buildings and structures will be required to have a functional/plant replacement value reported in the inventory.

11.	Condition Index (Performance Measure #2)

Definition:  The Condition Index (CI) is a general measure of constructed asset condition at a specific point in time.

CI is calculated as the ratio of repair needs to plant replacement value (PRV) (also known as functional replacement value).

Formula: CI = (1 - $repair needs/$PRV) x 100

“Repair needs” is the amount necessary to ensure that a constructed asset is restored to a condition substantially equivalent to the originally intended and designed capacity, efficiency or capability.  Agencies/Departments will initially determine repair needs based on existing processes, with a future goal to further refine and standardize the definition.

“Plant replacement value” (or functional replacement value) is the cost of replacing an existing asset at today’s standards.

The CI will be calculated annually, will be reported on an Agency or Department-wide basis, will be reported as a “percent condition” on a scale of 0% to 100%, and will be calculated as (1 - $repair needs/$PRV) x 100.  The higher the CI the better the condition of the constructed asset.

Target CI levels will initially be set by the agencies/departments in consultation with OMB.

12.	Mission Dependency (Performance Measure #3)

Definition: The value an asset brings to the performance of the mission as determined by the governing agency in one of the following categories:

Mission Critical – without constructed asset or parcel of land, mission is compromised;

Mission Dependent, Not Critical – does not fit into Mission Critical or Not Mission Dependent categories; or

Not Mission Dependent – mission unaffected.

13.	Annual Operating and Maintenance Costs (Performance Measure #4)

Operating and Maintenance costs will be reported annually.

Definition:  Annual operating and maintenance costs include:

1.	Recurring maintenance and repair costs;

2.	Utilities (includes plant operation and purchase of energy);

3.	Cleaning and/or janitorial costs (includes pest control, refuse collection and disposal to include recycling operations); and

4.	Roads/grounds expenses (includes grounds maintenance, landscaping and snow and ice removal from roads, piers and airfields).

14.	Main Location

Main Location refers to the street/delivery address for the asset or the latitude and longitude coordinates.

Either street address or latitude and longitude (if no security concerns) will be reported for the constructed asset or parcel of land:

a.)	STREET ADDRESS

Provide the Street Address in geo-codable format, i.e., an address that can be mapped by Geographic Information System (GIS) software or used by an overnight delivery service to deliver packages.  An example of a geo-codable address is “123 Main Street.”

Do not use the following:

- Mailing address that is different than the location's address

- Building name

- Street corner (e.g., “Main & 1st”)

- Other description (such as a Post Office Box number)

- Symbols such as double quote (“), underline (_), plus (+), percent (%), and ampersand (&)

b.)	LATITUDE

c.)	LONGITUDE

Indicate both the Latitude and Longitude coordinates of the asset’s physical address.  Report Latitude and Longitude in decimal format or degrees, minutes, seconds and direction.

15.	Real Property Unique Identifier

Definition:  A code that is unique to an item of real property that will allow for linkages to other information systems.

The Real Property Unique Identifier is assigned by the Reporting Agency and can contain up to 24 alpha-numeric digits.

16.	City

The 4-digit GLC for the City or town associated with the reported Main Location in which the land, building or structure is located.

17.	State

The 2-digit GLC for the State or District of Columbia associated with the reported Main Location in which the land, building or structure is located.

18.	Country

The 3-digit GLC for the Country associated with the reported Main Location in which the land, building or structure is located.

19.	County

The 3-digit GLC for the County associated with the reported Main Location in which the land, building or structure is located.

20.	Congressional District

The value for the Congressional District associated with the reported Main Location in which the land, building or structure is located.

The Congressional District database can be found at www.house.gov.

21.	ZIP Code

The 5-digit ZIP code associated with the reported Main Location in which the land, building or structure is located.

22.	Installation and Sub-Installation Identifier

Use existing structure identified in the GSA Customer Guide to Reporting Real Property Inventory Information.

Definitions:

Headquarters Installations – Land, buildings, other structures, and facilities, or any combination of these.  Examples of installations are a national forest, national park, hydroelectric project, office building, warehouse building, border station, base, post, camp, or an unimproved site.

Sub-Installation – Part of an installation identified by a different geographic location code than that of the headquarters installation.  An installation must be separated into sub-installations (and reported separately) when the installation is located in more than one state or county.  However, an agency may elect to separate an installation into sub-installations even if the installation is not located in more than one state or county.

23.	Restrictions

Definition:  One or more of the following values will be reported for each building, structure and parcel of land:

1.	Environmental Restrictions (cleanup-based restrictions, etc.);

2.	Natural Resource Restrictions (endangered species, sensitive habitats, floodplains, etc.);

3.	Cultural Resource Restrictions (archeological, historic, Native American resources, etc.);

4.	Developmental (improvements) Restrictions;

5.	Reversionary Clauses from Deed;

6.	Zoning Restrictions;

7.	Easements (including access for maintenance rights, etc.);

8.	Rights-of-Way;

9.	Mineral Interests;

10.	Water Rights;

11.	Air Rights;

12.	Other; or

13.	Non Applicable

24.	Disposition

To meet the goal of rightsizing the Federal inventory of assets, the FRPC, Federal agencies, and OMB will use Disposition data as a mechanism to track assets that have transferred within or exited the Federal portfolio.  Agencies are required to report all assets that have exited the inventory of assets during the reporting fiscal year.  This will include, but is not limited to, sales, federal transfers, public benefit conveyances, demolitions, and lease terminations.

For assets that exit the inventory during the current reporting period, agencies will be required to provide:

- Reporting Agency (see data element #6)

- Real Property Unique Identifier (see data element #15)

- Disposition (data element 24)

The following Disposition sub-data elements will be required beginning with FY06 reporting:

- Disposition Method

- Disposition Date

- Disposition Value

The following two additional Disposition sub-data elements will be required for FY07 reporting (although functionality to accept the data will be programmed into the FRPP for FY06):

- Net Proceeds

- Recipient

Notes:

- A waiver from OMB will be required for agencies that cannot report required Disposition data for FY06.  Agencies with an approved waiver will be required to report data for this element using an OMB-provided format.

- Disposition data is reported only in the year the asset has exited the agency’s inventory.

a.)	DISPOSITION METHOD

Report one of the following six categories for the disposition method as outlined below:  Public Benefit Conveyance, Federal Transfer, Sale, Demolition, Lease Termination, or Other.

Provide one of the 2-character codes to indicate the disposition method (valid codes are in parentheses):

- (PB) Public Benefit Conveyance

Subcategories (optional):

  - (HA): Homeless Assistance

  - (HE): Health or Educational Use

  - (PR): Public Parks and Public Recreational Area

  - (HM): Historic Monuments

  - (CF): Correctional Facility Use

  - (PF): Port Facilities

  - (PA): Public Airports

  - (WC): Wildlife Conservation

  - (NS): Negotiated Sales to Public Agencies

  - (SH): Self-help Housing

  - (LE): Law Enforcement and Emergency Management Response

  - (FT) Federal Transfer

  - (SL) Sale

Subcategories (optional):

  - (SN): Negotiated Sale

  - (SP): Public Sale

    - (DM) Demolition

    - (LX) Lease Termination

    - (OT) Other

Note: The definitions of the sub-categories of disposition methods for Public Benefit Conveyance can be found in Section D: Definitions and Codes – Public Benefit Conveyance Methods.

b.)	DISPOSITION DATE

Report the date the disposal action was completed in mm/dd/yyyy format.  Refer to the examples in the matrix below for the Disposition Date to report based on the method of disposal.

| Disposition Method | Example Event Indicating Disposition Date |
| --- | --- |
| Public Benefit Conveyance | Date of assignment letter to sponsoring agency and subsequent deed to grantee |
| Federal Transfer | Date of letter of transfer |
| Sale (Negotiated or Public) | Deed date |
| Lease Termination | Lease termination date |

c.)	DISPOSITION VALUE

Reported Disposition Value is dependent upon the disposition method.  The following Disposition Value information is to be reported:

| Disposition Method | Disposition Value to Report |
| --- | --- |
| Public Benefit Conveyance Federal Transfer Demolition Other | Plant Replacement Value |
| Sale (Negotiated or Public) | Sales Price |
| Lease Termination | Government’s Cost Avoidance |

[Note: Numeric values reported for Disposition Value must be greater than or equal to zero.]

d.)	NET PROCEEDS (OPTIONAL FOR FY06)

Report the proceeds received as part of the asset disposal less the disposal costs incurred by the agency.  Data reporting is required only for assets disposed through Sale or Lease Termination.

e.)	RECIPIENT (OPTIONAL FOR FY06)

Report either the name of the Federal agency or the name of the non-Federal organization that received the asset.  Data reporting is required only for assets disposed through Federal Transfer or Public Benefit Conveyance.

Notes:

- Use “Private” for recipients covered by the Privacy Act.

- Use the 4-digit Agency/Bureau code for Federal Transfers.

Attachment 2 - HHS Organizational Chart and Regional Map

HHS Region Map

# Attachment 3 -	OPDIV Organization Charts and Functional Statements

CDC Buildings and Facilities Office (BFO)

(1) Operates, maintains, repairs, and modifies CDC's Atlanta area plant facilities and conducts a maintenance and repair program for CDC's program support equipment;

(2) carries out facilities planning functions for CDC, including new or expanded facilities, and a major repair and improvement program;

(3) develops services for new, improved, and modified equipment to meet program needs; and

(4) conducts CDC’s real property and space management activities, including the acquisition of leased space, the purchase and disposal of real property, and provides technical assistance in space planning to meet programmatic needs.

(5) Plans, directs, and coordinates the functions and activities of the Buildings and Facilities Office (BFO);

(6) provides management and administrative direction for budget planning and execution, property management, and personnel management within BFO;

(7) provides leadership and strategic support to senior managers in the determination of CDC’s long term facilities needs;

(8) coordinates the operations of BFO staff involved in the planning, evaluation, design, construction, and management of facilities and acquisition of property;

(9) provides centralized VE services, policy development and coordination, and global acquisition planning for BFO;

(10) develops and maintains IFMS system to process data for management and control systems and develop reports and analyses; and

(11) assists and advises senior CDC officials in the development, coordination, direction, and assessment of facilities and real property activities throughout CDC’s facilities and operations, and assures consideration of facilities management implications in program decisions.

Department of Health and Human Services

Food and Drug Administration

Office of the Commissioner

Office of Managment

Office of Shared Services

OFFICE OF REAL PROPERTY SERVICES

FOOD AND DRUG ADMINISTRATION

ORGANIZATION - OFFICE OF THE COMMISSIONER

OFFICE OF MANAGEMENT

OFFICE OF SHARED SERVICES

OFFICE OF REAL PROPERTY SERVICES

1.	OFFICE OF REAL PROPERTY SERVICES

a.	Provides leadership and guidance to Agency components for all aspects of real property management functions.

b.	Directs the management of programs and systems leading to the acquisition, alteration, maintenance, and utilization of leased and owned facilities nationwide, except for the acquisition of buildings for the White Oak Headquarters Consolidation.

c.	Directs building operations functions for all FDA facilities nationwide.

d.	Manages the program and provides direct interface with General Services Administration (GSA) for lease acquisition and lease management for all Agency facilities nationwide.

e.	Serves as liaison with the Department of Health and Human Services (HHS) and GSA for general facilities management issues and specifically for the efficient management and operation of facilities occupied by FDA programs nationwide

f.	Directs and manages over a $100 million dollar appropriation for the acquisition, operation, construction, maintenance for the Agency's nationwide real property portfolio.

g.	Provides leadership and direction to assure the efficient and effective utilization of FDA's resources dedicated to engineering design, facility improvements, and new construction of FDA facilities nationwide.

h.	Establishes management structure and dialog with GSA and architectural engineering design and construction contractors to ensure FDA program needs and concerns are fully addressed.

i.	Ensures meaningful and continuous communication with community leaders and associations, State and local governments, and business leaders in areas where FDA proposes new facilities.

j.	Develops and implements program plans, policies and procedures designed to create and maintain a safe and healthful environment for FDA employees, visitors, and guest workers, and to protect the environment.

k.	Develops Agency plans, policy and procedures consistent with new environmental health and safety regulatory requirements and Agency needs.

l.	Provides fire protection, safety engineering, and environmental health consultation to the Agency's program managers and engineering offices.

m.	Leads the Agency's decommissioning efforts to close FDA laboratories and offices from an environmental, safety and health perspective.

n.	Consults with program officials on safety matters pertaining to changing and emerging research programs.

o.	Recommends special technical studies to increase the knowledge of the relationship between occupational safety and environmental health and the laboratory programs of FDA.

p.	Provides support to the FDA Safety Advisory Board and conducts the FDA Safety and Health Council meetings.

q.	Develops and implements a safety management quality assurance program for the Agency's multiple work sites nationwide.  Develops and implements a similar headquarters program consistent with the FDA Safety Advisory Board recommendations and approval.

2.	DIVISION OF PORTFOLIO MANAGEMENT

a.	Plans and develops the Agency Annual Facilities Plan that includes forecasts for long and short term and immediate space needs and annual facilities budgets for rent, operations and maintenance and building and facilities.

b.	Develops multiple strategies for addressing FDA's long and short -range facility plans.

c.	Develops Agency standards and enforcement of occupied and vacant space utilization.  Prepares reports and space management analysis of the Agency's real property holdings.  Analyzes Agency housing plans and performs real property occupied and vacant space customer analysis.

d.	Provides cost analysis support to agency components concerned with leasing, construction, and finance costs.

e.	Manages the policy, acquisition, management and administration of the Agency’s leased real property portfolio.

f.	Provides guidance and assistance to the Agency operating activities on a variety of nationwide real estate management issues.

g.	Serves as liaison with HHS and GSA for all lease acquisition and lease management of FDA nationwide facilities.

h.	Conducts Agency facility studies and develops specific long-range facility plans for both Headquarters and Field operations.

i.	Directs, or participates in, the preparation of the Program of Requirements for new construction projects.

j.	Coordinates the Agency's compliance with the National Environmental Policy Act, Resource Conservation and Recovery Act, and related laws.

3.	DIVISION OF FACILITIES OPERATIONS

a.	Coordinates building operations and facilities management functions for all FDA owned facilities within the Washington metropolitan area which includes: Module 1 (MOD 1), and the Beltsville Research Facility (BRF).  Through special delegations of authority from GSA, maintains responsibility for the total management, operation, and maintenance of Federal Building 8 (FB-8) and Module 2 (MOD 2).

b.	Oversees and directs a variety of commercial contracts to ensure smooth and efficient delivery of services.

c.	Participates in the development of Agency policy involving building management and operations.

d.	Provides guidance and assistance to the Agency operating activities on a variety of facilities operations issues.

e.	Coordinates office and laboratory relocations and provides technical assistance to programs regarding effective space utilization.

f.	Provides guidance to program personnel in identifying or developing alternatives or emergency procedures during scheduled and unscheduled maintenance interruptions.

g.	Administers agency contracts for moving services and preventive maintenance for government owned property.

h.	Manages and coordinates the GSA Delegations of Authority program for FDA nationwide.  Responds, reviews, and analyzes existing and proposed Delegation agreements, Interagency Agreements, Memorandums of Understandings regarding the Agency's nationwide property holdings for operational planning processes and improvement.

4.	DIVISION OF ENGINEERING SERVICES

a.	Manages and directs design and construction requirements for facility acquisitions within the Agency.  These requirements may encompass the following activities singularly or in combination: Preparation of proposals, preparation of functional requirements, program of requirements and criteria, architect and engineer liaison, space design and planning, functional and technical reviews, preliminary site selections, and project management for facilities construction, renovation and improvement projects.

b.	Provides engineering guidance and support for all activities related to maintenance, alterations, and repairs for Agency facilities nationwide.

c.	Directs and coordinates all Agency facilities programs concerned with equipment specifications and installation associated with facility acquisitions.  Assists the program staffs in developing compatible facilities and equipment systems for the Agency.

d.	Provides overall engineering services including: feasibility studies, design criteria, concept, analysis, and estimates; schedules and tracks building and facilities projects, manages project designs.

e.	Manages the FDA energy management program; develops Agency policy relating to the program; develops and enforces supporting Agency standards that comply with stated goals of the Department.

f.	Oversight of structural, architectural or mechanical modifications to accommodate specific requirements in the existing FDA portfolio.

g.	Prepares computer-aided design (CAD) drawings for the Agency and maintains file of master drawings for FDA portfolio.

h.	Administers agency contract for renovations/alterations of office space.

i.	Provides space and alterations project management for existing FDA space to program components.

j.	Develops, implements and manages integration of facilities technologies.

Functional Statement-Indian Health Service,

Office of Environmental Health and Engineering

The Indian Health Service (IHS) provides a comprehensive health services delivery system for American Indians and Alaska Natives with opportunity for maximum tribal involvement in developing and managing programs to meet their health needs.  The mission of the IHS, in partnership with American Indian and Alaska Native people, is to raise their physical, mental, social, and spiritual health to the highest level.  The goal of the IHS is to ensure that comprehensive, culturally acceptable personal and public health services are available and accessible to all American Indian and Alaska Native people.  The foundation of the IHS is to uphold the Federal Government obligation to promote healthy American Indian and Alaska Native people, communities, and cultures and to honor and protect the inherent sovereign rights of tribes.

To support the above, the mission of the Office of Environmental Health and Engineering (OEHE) is to:

- Providing optimum availability of functional, well maintained health care facilities and staff housing;

- Providing technical and financial assistance to Indian tribes and Alaska Native communities (tribes) to promote a healthy environment through the cooperative development and continuing operation of safe water, wastewater, and solid waste systems and related support facilities; and

- Assisting each American Indian tribe and Alaska Native community to achieve its unique goals for obtaining health care facilities and establishing and maintaining a healthy environment.

The Office of Environmental Health and Engineering provides expertise in the following specific areas:

- Health care facilities engineering and construction,

- Health care facilities program development,

- Health care facilities engineering management support,

- Real property management,

- Sanitation facilities construction and environmental engineering, and

- Environmental health services.

Functional Statement-NIH, Office of Research Facilities Development and Operations

The Office of Research Facilities Development and Operations (ORF) is an organization whose sole focus is planning, developing, and managing world class research and research support facilities.  ORF was created in April 2003 to improve overall management of the NIH facility program by providing a single focus and single point of accountability for all NIH facility activities and streamlining information flow and decision making on research and research support facility issues.  Like other central service organizations, ORF is a critical member of the NIH research support team.  Juanita Mildenberg is the Acting Director.  The primary responsibilities of the Office of Research Facilities are:

- Planning, development, and management of owned and leased research and research support facilities.

- Assisting the NIH Director with the formulation and execution of the buildings and facilities appropriation.

- Developing and maintaining policies and standards governing the development and use of real property.

- Planning and directing services that provide master planning; capital facility project management; real property management, including architecture and engineering, maintenance, space and facility management; and the acquisition of leased facilities, architecture and engineering services, construction, and facility maintenance and operations related services.

The Office of Research Facilities is comprised of the Office of the Director and six functional divisions.

Division of Facilities Planning – Acting Director, Ron Wilson

Master and facilities planning, real property development and management, space needs assessments, environmental planning and energy conservation, and transportation management.

Division of Capital Project Management – Director, Anna Franz

Planning, design, acquisition, leasing, construction, and commissioning of complex, high risk facilities.

Division of Property Management - Acting Director, Glen Stonebraker

Operation of leased and owned real property including facility management, operations, maintenance, repair, renovations, and utility operations.

Office of Acquisition-ORF – Director, Melissa Richardson

This Office is a central service reporting to the head of NIH Contracting.  It is located within ORF to support all contracting NIH contracting needs for architecture and engineering, construction, real estate, leasing, and facilities.

Division of Policy and Program Assessment – Director, Farhad Memarzadeh

Policies, procedures, guidelines and standards for real property, facilities, construction, and space management; quality assurance surveillance; program of requirements and project budget review.

Division of Environmental Protection - Director, Kenny Floyd

Environmental protection, pollution control, resource conservation, environmental assessments.

# Attachment 4 – HHS Three Year Timeline

HHS Real Property Asset Management

Three-Year Timeline

October 02, 2006

Table of Contents

Introduction

1.	Goal #1: Right Work Force

1.1	Measurable Actions and Improvement Strategies

1.2	Results

2.	Goal #2: Right Size the Portfolio

2.1	Measurable Actions and Improvement Strategies

2.2	Utilization Improvement Goal

2.3	Leasing Improvement/Consolidation Strategy

2.4	Owned Property Disposal Strategy

2.5	Results

3.	Goal #3: Operating at the Right Cost

3.1	Measurable Actions and Improvement Strategies

3.2	Reduce Operating Cost Goal

3.3	Improve Sustainable Design Strategy

3.4	Improve Life Cycle Cost Analysis (LCCA) Strategy

3.5	Results

4.	Goal #4: Right Condition

4.1	Measurable Actions and Improvement Strategies

4.2	Constructed Asset Sustainment Strategy

4.3	Constructed Asset Condition Improvement Strategy

4.4	Results

5.	Goal 5: Information Management Improvement

5.1	Measurable Actions and Improvement Strategies

5.2	Results

6.	HHS Three Year Timeline with Date Certain Milestones

APPENDICES

Appendix 1: Demolition Projects by Site

Appendix 2: Disposal Projects by Site

Appendix 3: HHS Leased Space - Planned Consolidations

Appendix 4: Repair/Renovation/Modernization Projects

Appendix 5: Capital Improvement Projects

HHS 3-YEAR TIMELINE

(October 1, 2006 – September 30, 2009)

Introduction:

The Department’s real property portfolio includes 2,888 constructed assets, encompassing 35,402,441 square feet that are owned, leased or otherwise managed by four land-holding Operating Divisions (OPDIVs).  The remaining 7 HHS OPDIVs are housed in approximately 4,905,000 square feet of space owned or leased by the General Services Administration.

Land-Holding OPDIVs

National Institutes of Health -- NIH is the world's premier medical research organization, supporting over 38,000 research projects nationwide in diseases including cancer, Alzheimer's, diabetes, arthritis, heart ailments and AIDS.  Includes 27 separate health institutes and centers.  Established: 1887, as the Hygienic Laboratory, Staten Island, N.Y.  Headquarters: Bethesda, Md.  Web site: http://www.nih.gov.

Food and Drug Administration -- FDA assures the safety of foods and cosmetics, and the safety and efficacy of pharmaceuticals, biological products, and medical devices -- products which represent almost 25 cents out of every dollar in U.S. consumer spending.  Established: 1906, when the Pure Food and Drugs Act gave regulatory authority to the Bureau of Chemistry.  Headquarters: Rockville, Md.  Web site: http://www.fda.gov.

Centers for Disease Control and Prevention -- Working with states and other partners, CDC provides a system of health surveillance to monitor and prevent disease outbreaks (including bioterrorism), implement disease prevention strategies, and maintain national health statistics.  Provides for immunization services, workplace safety, and environmental disease prevention.   CDC also guards against international disease transmission, with personnel stationed in more than 25 foreign countries.  The CDC director is also administrator of the Agency for Toxic Substances and Disease Registry, which helps prevent exposure to hazardous substances from waste sites on the U.S. Environmental Protection Agency's National Priorities List, and develops toxicological profiles of chemicals at these sites Established: 1946, as the Communicable Disease Center.  Headquarters: Atlanta, Ga.  Web site: http://www.cdc.gov.

Indian Health Service -- Working with tribes, the IHS provides health services to 1.6 million American Indians and Alaska Natives of more than 550 federally recognized tribes.  The Indian health system includes 49 hospitals, 247 health centers, 348 health stations, satellite clinics, residential substance abuse treatment centers, Alaska Native village clinics and 34 urban Indian health programs.  Established: 1921 (mission transferred from the Interior Department in 1955).  Headquarters: Rockville, Md.  Web site: http://www.ihs.gov.

Non Landholding OPDIVs

Health Resources and Services Administration -- Established: 1982 Headquarters: Rockville, Md.  Web site: http://www.hrsa.gov.

Substance Abuse and Mental Health Services Administration -- Established: 1992.  Headquarters: Rockville, Md.  Web site: http://www.samhsa.gov.

Agency for Healthcare Research and Quality -- Established: 1989.  Headquarters: Rockville, Md.  Web site: http://www.ahrq.gov.

Centers for Medicare & Medicaid Services -- Established as the Health Care Financing Administration: 1977.  Headquarters: Baltimore, Md.  Web sites: http://www.medicare.gov, http://www.cms.gov.

Administration for Children and Families -- Established: 1991, bringing together several already-existing programs.  Headquarters: Washington, D.C.  Web site: http://www.acf.dhhs.gov/.

Administration on Aging -- Headquarters: Washington, D.C.  Web site: http://www.aoa.dhhs.gov.

Office of the Secretary – Headquarters:  Washington, D.C.  Web site:  http://www.os.dhhs.gov.

HHS Real Property Asset Management Program

In 2002, the newly formed HHS Office for Facilities Management and Policy developed a strategic framework and goals built around three guiding principles:

- Efficient portfolio management

- Fostering mission success through occupant productivity and efficiency

- Appropriate stewardship of HHS owned, leased or otherwise managed properties.

The issuance of Executive Order 13327, and the addition of Federal Real Property Asset Management of the President’s Management Agenda in February 2004, reinforced these HHS principles.  In January, 2006, OMB released a guideline entitled “Achieving Green in Federal Real Property Asset Management,” that is nearly perfectly aligned with the HHS 2002 principles:

- Agencies must eliminate non-mission critical surplus inventory (efficient portfolio management)

- Agencies must improve condition of its mission critical and mission dependent inventory (appropriate stewardship)

- Agencies must manage their inventory at the right cost (efficient portfolio management, and fostering mission success through occupant productivity and efficiency)

In HHS, improving condition is impacted by two types of expenditures, sustainment funding and Buildings and Facilities (B&F) funding for major repair, improvement and facility replacement.  It is also impacted by disposition of assets that are in poor condition.  HHS OPDIVs budget for these two types of expenditures in different ways, but the overall strategy is consistent.  Through its annual budget process, HHS identifies requirements for both.  HHS has established a long-term Facility Condition Index (CI) target of 90, against an FY05 baseline average CI of 86.  We intend to improve the condition of our assets through a prudent mix of disposition; utilization, maintenance and repair, and capital improvements; and enhanced real estate authorities.

The HHS Real Property Asset Management Plan (RAMP), approved by OMB in December, 2005, was developed around these principles.  In order to assure that OMB and HHS goals are achieved, it is necessary to determine specific and measurable actions with date-certain milestones that provide either a finished product or a step to achieving a finished product or desired result.  Executive Order 13327 requires these specific and measurable actions be documented in a three-year timeline for OMB review and approval.  Due to the investment requirements, HHS does not expect that all of its strategic goals will be achieved within a three-year time frame, but does expect to commit to and complete specific actions and projects that contribute significantly.  This timeline represents a strategy that will move HHS to improved condition and most efficient use of its owned, leased, or otherwise managed real property assets.  HHS will track and measure the implementation of these initiatives, and will measure the results, adjusting the 3 year plan as necessary to ensure continuous improvement.  Measures of success of these improvement initiatives will include:

- Improvement to facility condition index.

- Improvements in facility utilization rates.

- Reduction of non-mission dependent facilities.

- Reduced facility operations and maintenance costs.

- Specific metrics for delivery of construction projects.

|  | HHS PERFORMANCE TARGETS |
| --- | --- |
|  |  | Utilization Index | Mission Dependency Index | Operating Cost | Condition Index |
|  | FY | Over-Utilized | Under or Not Utilized | <5% NMD by 2010 | -5.0% by 2010 | Achieve 90% by 2016 |
|  | 2005 baseline | 6.70% | 5.60% | 7.39% | $10.82 | 86.0 |
| Interim Targets | 2006 | <6.70% | 5.48% | 6.91% | $10.71 | 86.4 |
|  | 2007 | <6.70% | 5.36% | 6.43% | $10.60 | 86.8 |
|  | 2008 | <6.70% | 5.24% | 5.95% | $10.50 | 87.2 |
|  | 2009 | <6.70% | 5.12% | 5.48% | $10.39 | 87.6 |
|  | 2010 | <6.70% | 5.00% | 5.00% | $10.29 | 88.0 |
|  | 2011 |  |  |  |  | 88.4 |
|  | 2012 |  |  |  |  | 88.8 |
|  | 2013 |  |  |  |  | 89.2 |
|  | 2014 |  |  |  |  | 89.6 |
|  | 2015 |  |  |  |  | 89.8 |
|  | 2016 |  |  |  |  | 90.0 |

| Key for the Performance Target Matrix. |  |  |
| --- | --- | --- |
| * | Operating costs will be reduced by 5% by the year 2010 (adjusted for inflation) |
| * | Condition will be raised from fair to good (>/=90%) for all facilities |
| * | Utilization: Under-utilized space will be reduced to 5% by FY2010 and over-utilized space will be maintained at or below 6.7%. |
| * | Mission Dependency - NMD properties will be reduced to less than 5% of the portfolio by FY 2010 |

HHS’s specific three-year time line goals are linked to the HHS RAMP, and are summarized as follows (OMB “Getting to Green” goals and RAMP Paragraph in parentheses):

- Goal #1 (Right Work Force): We will improve the competency, retention, recruiting, and succession planning of HHS Real Property Asset Management human resources to align our people with asset management performance goals (Right Size, Right Cost, Right Condition/ RAMP 2.2).

HHS RAMP human resource strategy focuses on OPDIV and HQ-level actions.  The HHS strategy for recruiting, retention, and succession planning is established at the Operating Division and HQs levels.  At HQs, the Office of Workforce Planning is establishing strategies for competencies that all HHS employees should develop, such as the OPM executive core competencies.  In order to avoid duplication, the HHS RAMP HR Strategy focuses on competencies specific to real property management.

OPDIVs have responsibility for local actions such as hiring, removal, position qualifications, certification and recertification of licensed or certified staff.  OPDIVs assure that technical competency is inherent in new staff, for example, an architect hire is qualified in architecture at the level of the position or an electrician is qualified per local or state requirements.  OPDIVs are responsible to provide mentoring and other training to improve technical skills, and to identify and fund developmental opportunities to augment or improve both technical skills and organizational knowledge in support of retention and succession plans.

HHS/OS will sponsor cross-HHS training in specific RAMP activities, generally focused on application of best practices, new applications in program and project management, and HHS-specific RAMP policy or management strategies.  Headquarters also promulgates HHS-wide policies related to professional registration or certification.  Headquarters is responsible for integrating strategies for cross-OPDIV developmental assignments, mentoring, best practices, and other HHS-wide opportunities.

  - Measurable Actions and Improvement Strategies:  In accordance with the schedule projected in the tables that follow, HHS will pursue measurable actions in order to achieve improvements in Facilities Management workforce competencies to better implement EO 13327, HHS and OPDIV plans and policies, resulting in cost avoidance savings and better recruitment, retention, and succession plans.

- Identify critical real property competencies. (FY06Q3)

- Develop Facilities Program Management course and institute recurring course offerings. (FY06Q4-FY09Q4)

- Complete real property HR improvement implementation plan. (FY07Q1)

- Establish minimum technical, leadership, and communication training requirements and objectives for RPAM personnel. (FY07Q1)

- Initiate cross-OPDIV developmental assignments. (FY07Q2-ongoing)

Develop and initiate implementation of a formal RPAM Employee Development & Management Cadre Program to support employee developmental opportunities and succession planning.  Under the auspices of this program, institute a coordinated approach to all of the developmental initiatives (mentoring/coaching, training, rotational assignments, etc.).

  - Results: Human capital strategies that guide HHS in managing its workforce to achieve Department strategic goals; supporting a diverse, citizen-centered and results-oriented workforce and enabling Real Property Asset Managers to excel in their mission of providing facilities master planning; design, construction, leasing, operations and maintenance, space utilization, and management programs in direct support of the HHS mission.  Facilities Management workforce competencies are improved to better implement EO 13327, HHS and OPDIV plans and policies, resulting in cost avoidance savings and better recruitment, retention, and succession plans.

- Goal #2: (Right Size the Portfolio).  We will identify and dispose of excess property.  We will improve asset performance by reducing both under-and over-utilization, in order to get the most out of our constructed assets.  We will accomplish these goals by linking real property utilization to the Real Property Asset Management budget decision-making process, establishing performance goals relative to utilization rates, lease consolidation, under-utilized and excess properties, and requiring the consideration of these goals in budget decision making.  By 2007 we will identify and by 2009 we will dispose of excess constructed assets not requiring replacement. (RAMP 2.3, 3.1.6)

  - Measurable Actions and Improvement Strategies:  In accordance with the projected schedule in milestone tables that follow, HHS will pursue measurable actions in order to achieve improvements in the “right-sizing” of our portfolio to better support the mission.  A recommendation to satisfy a mission need through construction, purchase, or leasing is based on the results of thorough analysis of the requirement and life cycle costs of feasible alternatives (RAMP section 3).

  - Utilization Improvement Goal—achieve less than 5% underutilized constructed assets and maintain less than 10% over-utilized assets by 4Q09 via demolition, disposal, consolidation, and construction.  (See HHS Performance Targets on page 4.)

- Identify and implement utilization performance measures for hospitals, warehouses, administrative space, and laboratories. (FY06Q3)

- Document utilization rates (for facility construction projects over $1 million) as a ratio of occupied to total space in a facility. (FY06Q4 project submissions)

- OPDIVs determine which facilities can remain more than 10% over- or underutilized and which need to be improved, replaced, or workplace adjusted. (FY07Q2)

- Develop utilization improvement action plan to be reflected in 09 budget request if needed.  Action Plan reflected in HHS’s pre-budget guidance for FY 2009 budget requests. (FY07Q2)

  - Leasing Improvement/Consolidation Strategy

- Develop leasing disposition lists (lease expirations) for the period 2007-2010 to assist Departmental consolidation activities. (FY06Q3)

- Space utilization report for new leases demonstrating that new administrative space leases are delivered at or under HHS administrative space standard. (FY06Q3)

- Validate that lease rates (for both direct leases and GSA assignments) are reflective of local market conditions using comparative statistics. (FY06Q4-FY07Q3)

- Develop and conduct workshops to inform HHS’s nation-wide realty staff on working with GSA to ensure right amount of space, delivered at the right time and at the right cost. (FY07Q1)

  - Owned Property Disposal Strategy - In accordance with the HHS Real Property Asset Management Plan, Executive Order 13327 Federal Real Property Management, and guidance from the Federal Real Property Council, HHS is striving to reduce its non-mission-dependent, under-utilized, low-condition, high cost facilities to the maximum extent possible.  One method to accomplish this goal is through disposal (by demolition or excess) of unneeded facilities.  Disposal reduces the burden on HHS’s operations and maintenance budgets, reduces safety and environmental hazards, improves overall facility condition index, and reduces ownership of non-mission-dependent facilities.

- Evaluate ARIS and FRPC performance measure data to determine potential enhanced real property authorities needed by HHS to appropriately manage its constructed asset portfolio and present recommendations to the HHS Capital Investment Review Board (Board) for review/approval/required actions. (FY06Q3)

- Establish candidate property disposal list through application of the disposal decision tree and submit to the Board for review and approval. (FY06Q4-ongoing)

- Determine excess properties and establish disposition schedule.  Disposition list and schedule to be tracked as date-certain deliverables per EO 13327 and OMB annual performance contract. (FY07Q2)

- Repeat identification of disposal candidates; Board review and approval activities; determination and disposition schedule cycle each fiscal year to update disposal list. (ongoing)

2.5	Results: “Rightsize” the HHS corporate footprint.  This is expected to yield approximately 5% space cost avoidance savings over time (e.g. when leases are renewed).  Lists of potential divestitures are at Appendix 1 and 2.  A list of potential consolidations is at Appendix 3.

The Divestiture of SAMHSA’s St. Elizabeths campus in FY2005 resulted in significant cost avoidance savings for HHS.  This action reduced the HHS portfolio by 1,100,000 square feet, 56 facilities, seven utility systems, and an estimated plant replacement value (PRV) of $300 million.  At the time of divestiture total repair needs were estimated to be between $300-325 million.  Through the use of the HHS disposition decision tree process an additional 32 eligible properties have been identified for divestiture (total estimated PRV of $55 mil).  There will be a corresponding decrease of 260,000 SF and over $3 million in annual O&M costs.

HHS Owned Properties

Divestitures and Eligible Candidates for Divestiture

| SAMHSA FY2005 56 Facilities of 56 Properties | CDC FY2006 12 Facilities of 275 Properties | IHS FY2006 20 Facilities of 909 Properties |
| --- | --- | --- |

- Goal #3 (Operating at the Right Cost):  HHS is in the early stages of collecting operations and maintenance costs at the constructed asset level.  As HHS collects and benchmarks O&M over the next few years, improvement initiatives will be focused to the most promising targets of opportunity.  We will reduce our operating costs by linking real property operating costs and stewardship to the Real Property Asset Management budget decision-making process.  We will establish performance goals relative to capital project planning, sustainable design, energy conservation, and O&M best practices, and require the consideration of these goals in budget decision making. (RAMP 3.1.3, 4.6.1 and 4.9)

  - Measurable Actions and Improvement Strategies:  In accordance with the schedule projected in milestone tables that follow, HHS will pursue the following measurable actions in order to achieve improvements in the financial performance (right cost) of our portfolio to better support the mission of HHS.

  - Reduce Operating Cost Goal—Reduce operating cost of owned assets by 5% (adjusting for inflation) against a 2006 baseline by FY 2011. (See Performance Targets on page 4.)

- Establish O&M improvement strategy and measurable improvement goals through identification of prioritized array of O&M best practices. (FY06Q4-ongoing)

- Track and trend average operating costs/SF. (FY06Q1-ongoing)

- Demonstrate budget consistency with operating cost goals. (ongoing)

- Implement electric metering, in accordance with the schedule below, to help identify improvement opportunities. (FY06Q3-ongoing)

|  | Standard Meters (where practicable) | Advanced Meters (where practicable) |
| --- | --- | --- |
| Fiscal Year | Cumulative # of Buildings Metered | Cumulative % of Electric Metered | Cumulative # of Buildings Metered | Cumulative % of Electric Metered |
| 2007 |  | 10 |  | 10 |
| 2008 |  | 20 |  | 15 |
| 2009 |  | 40 |  | 25 |
| 2010 |  | 60 |  | 60 |
| 2011 |  | 85 |  | 85 |
| 2012 |  | 100 |  | 100 |

  - Improve Sustainable Design Strategy—we will achieve 100% of new facilities using Sustainable Design philosophy by 2010. (FY06Q4-FY08Q4)

- Develop and implement Departmental policy and strategy to achieve high-performance federal buildings incorporating sustainable design principles. (FY07Q2)

- Each landholding OPDIV develop at least one Sustainable Design construction project for 2008 program. (FY06Q4)

- Each landholding OPDIV develop 50% of construction projects using SD principles for 2009 program. (FY07Q4)

- By 2010 sustainable design policy fully implemented on 100% of construction projects. (FY08Q4)

  - Improve Life Cycle Cost Analysis (LCCA) Strategy—to identify the most economically advantageous project alternative to meet a facility requirement, identify better life cycle cost analysis methodology by 2Q07 and implement for FY 09 and later candidate projects. (FY06Q3-FY07Q3)

  - Results: Reduced operating cost will generate about $10-12M per year in cost avoidance savings when 5% reduction is achieved.  Potential sources of savings include initiatives such as disposal of poor performing assets, energy conservation, reliability centered maintenance, adoption of sustainable design, and emphasis on Life Cycle Analysis to support economic decisions.  The applicability/value-added of specific initiatives varies across OPDIVs; with the average effect of each difficult to project and the final application/mix of each to be determined over time.

- Goal #4 (Right Condition):  We will establish a long-term plan to improve facility condition to an FCI of 90 for all facilities, linking real property condition and stewardship to the Real Property Asset Management decision making process by establishing performance goals relative to facility condition, assessment, prioritization of repair needs and construction acquisition, and requiring the consideration of these goals in budget decision making. (RAMP 3.3).

  - Measurable Actions and Improvement Strategies:  In accordance with the schedule projected in milestone tables that follow, HHS will pursue the following measurable actions in order to achieve improvements in the condition of our portfolio to better support the mission of HHS.

  - Constructed Asset Sustainment Strategy—Achieve fully funded and documented sustainment funding of constructed assets by FY 2008.

  - Constructed Asset Condition Improvement Strategy—Achieve CI of 90 for all constructed assets by 2016. (See Performance Targets on page 4.)

- Develop and maintain gradual CI improvement strategy.

- Landholding OPDIV budgets reflect strategy for gradual improvement in CI, expressed as % of constructed assets with CI 90 and under, prioritized using FRPC performance measures, and indicate FY schedule for improvement in FPAAs and 5-Year Plans.

- Analyze and use FRPC inventory data in the forming of strategies and budget decisions.

- Develop replacement plan for poorly performing assets.

- Encourage a sensible mix of divestitures, consolidations and capital improvements.

  - Results: Improve the Condition Index of the HHS portfolio, with the ultimate goal of all facilities achieving a minimum CI of 90.  Result will be improved productivity and health of HHS staff.  Lists of probable renovation/repair/modernization/capital improvement projects are at Appendix 4 and Appendix 5.

The key to achieving our goals is a balanced mix of projects, best practices applications, and training related to disposition, consolidation, maintenance and repair, capital improvements and enhanced real estate authorities.  Socioeconomic and energy management milestones are now included in their own OMB Scorecards and are not included in this three-year timeline to avoid double reporting and misinterpretation.

- Goal 5: Information Management Improvement

HHS/OS has historically had little access to information relative to OPDIV utilization, facility condition, operating costs and other related data.  With the implementation of ARIS in FY06, however, HHS has a tool to capture such data.  Once captured (as of the close of each fiscal year), we will analyze the data for trending purposes.  We will use the trends (and anomalies) to monitor progress against associated baselines, to evaluate progress relative to scorecards and to establish future investment strategies.  Trend data will be considered prior to issuance of the HHS Real Property Pre-budget guidance annually prior to the end of the second quarter.  Analysis will include consideration of whether there are any upgrades required (to conform to FRPC guidance) or warranted (based on internal decisions) to the database to increase it’s usefulness as a real property management tool. (FY06Q1-ongoing)

  - Measurable Actions and Improvement Strategies:  The nature of the data to be analyzed and used in decision-making is as follows:

- Summary Operating Cost per square foot of building, at both the HHS and land-holding OPDIV level.

- Total Repair Needs and number of mission critical/dependent over-utilized and utilized constructed assets with a CI < 90 at both the HHS and land-holding OPDIV level.

- Utilization Distribution by OPDIV (% over utilized, utilized, under utilized, not utilized).

- Actual square footage and Mission Dependency of assets disposed of in a given year, at both the HHS and OPDIV level.

- Average Condition Index of constructed assets (buildings and structures) at both the HHS and land-holding OPDIV level.

- Value of Repair Needs of constructed assets by Mission Dependency at both the HHS and OPDIV level.

  - Results: Improve the knowledge base upon which to make decisions concerning the HHS portfolio.

- The HHS Three Year Timeline with Date Certain Milestones follows.

Department of Health and Human Services, 3 YEAR TIMELINE

| ----- | ----- | Rig | ht-- | ----- |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1-HR | 2-Size | 3-Cost | 4-Cond | 5-Data | OPDIV | Year 1 – FY 2006 Milestone | Due Date |
|  |  |  | 4.3 | 5.0 5.1 5.2 | 1 HHS | Each landholding OPDIV must annually maintain and report a CI for each owned constructed asset that the OPDIV owns (started 1Q06 and continuing each 1Q thereafter). For purposes of determining CI, OPDIVs are required to perform a visual assessment of each owned constructed asset at a frequency of no greater than five years. In the off-years of the visual assessment cycle the CI is to be calculated by way of a desk-top assessment. Deliverable: OPDIVs enter new CI’s in data system for import into ARIS and FRPP databases. Deliverable: OPDIV upload to ARIS and FRPP | Q1 |
|  | 2.0 2.2 |  | 4.3 |  | IHS | Lawton Hospital, Lawton, OK; Building 421 Expansion and Renovation Improvements to a 30 year old facility. Begin construction. | Q1 |
|  | 2.2 |  | 4.3 |  | NIH | NIH: Vaccine Evaluation Clinic Special Clinical Studies Unit (VEC-SCSU) in the Clinical Research Center is to provide upgraded clinical space to carry out vaccine research on human subjects within a patient care facility. Completed the evaluation of environmental and functional needs of the new special clinic Developed a comprehensive program of requirement, basis of design, and design of a comfortable environment in which occupants can perform their work efficiently. Utilized small business disadvantaged acquisition and design-build delivery for the project execution. | Q1 |
|  | 2.0 | 3.0 | 4.0 |  | CDC | Atlanta, GA; Chamblee Campus: Completed demolition of Bldg 17 as Bldg 110 attained beneficial occupancy - projected O&M and lease cost savings of approx. $2.8 Mil. | Q2 |
|  | 2.0 | 3.0 | 4.0 |  | IHS | Disposal or demolition of minor facilities at various IHS sites. | Q2 |
|  |  |  | 4.3 |  | IHS | Clinic New Town, ND; Quarters and Clinic improvements, complete design and begin construction. | Q2 |
|  | 2.2 2.3 | 3.0 |  |  | NIH | NIH, through its Facilities Working Group, approved its FY2008-2013 Lease Space Plan outlining NIH’s strategy for managing its lease space portfolio, which includes the consolidation of leases and the adherence to space utilization rates policies. | Q2 |
|  | 2.0 |  |  |  | PSC | Dallas, Texas: Ongoing construction of the Annex Building, 1302 Wood Street, Dallas, TX. Multiple Federal tenants (SSA and HHS) in Region 6. Lease Award. This GSA driven project allows for growth, and the effective use of open floor plans and space configurations. The goal is to take advantage of more efficient and flexible workspace planning (improved space utilization). | Q2 |
|  | 2.4 |  |  |  | 1 HHS | Issue task order to assess ARIS and FRPC performance measures data to determine potential enhanced real property authorities needed by HHS to appropriately manage its constructed asset portfolio. Present report to the HHS Capital Investment Review Board (Board) for review/approval/required actions. Deliverable: Board report. | Q3 |
|  |  | 3.0 3.2 |  |  | 1 HHS | Identify array of O&M best practices for OPDIVs to consider. Deliverable: Report prioritizing best practices in order of planned implementation. | Q3 |
| 1.1 1.2 |  |  |  |  | 1 HHS | Identify critical real property competencies. Deliverable: Competencies table. | Q3 |
|  | 2.0 2.1 |  |  |  | 1 HHS | Identify underutilized and over-utilized constructed assets performance measures. Deliverable: underutilization/overutilization performance measures for hospitals, warehouses, administrative space, laboratories | Q3 |
|  | 2.2 2.4 |  |  |  | 1 HHS | Establish FY07 candidate disposal property list and submit to the Board for review and approval. Deliverable: Candidate list to consider for disposal. | Q3 |
|  | 2.2 2.3 |  |  |  | 1 HHS | 100% of new administrative space leases delivered at or under HHS administrative space standard. Deliverable: Space utilization report for new leases. | Q3 |
|  | 2.2 2.3 |  |  |  | 1 HHS | Leasing disposition list (lease expirations) identified for the period 2007-2010 to assist Departmental consolidation activities. Deliverable: Disposition List. | Q3 |
|  |  | 3.4 |  |  | 1 HHS | Develop SOW and award task order for consultant services to evaluate and make recommendations on LCCA tool. Deliverable: SOW and evidence of award. | Q3 |
|  |  |  | 4.2 |  | 1 HHS | Each landholding OPDIV identify full funding for FY 08 sustainment of its owned assets in the FY08 budget submission. Deliverable: OPDIV Budget submissions. | Q3 |
|  | 2.2 |  | 4.3 |  | 1 HHS | OPDIVs produce a list of facility replacement projects and facility improvement projects (FY08 and earlier); budget submission reflects the replacement plan with each project having measurable delivery milestones. (See Appendix 4 and 5 for milestones on submitted projects. Deliverable: OPDIV Budget Submissions, FPAAs and 5-Year Plans | Q3 |
|  |  |  | 4.3 |  | 1 HHS | Landholding OPDIV budgets reflect strategy for gradual improvement in CI, expressed as % of constructed assets with CI 90 and under, prioritized using FRPC performance measures, and indicate FY schedule for improvement. Deliverable: OPDIV Budget Submissions, FPAAs and 5-Year Plans | Q3 |
|  | 2.0 | 3.0 | 4.0 |  | CDC | Atlanta, GA Roybal Campus: Completed Bldg 2 demolition - approx. $50,573 O&M saved. | Q3 |
|  | 2.1 |  |  |  | CDC | Atlanta, GA Roybal Campus: CDC opened Bldg 20, the new 15,000 SF lifestyle fitness center. | Q3 |
|  | 2.3 | 3.0 |  |  | CDC | Atlanta, GA; Leased Sites: One West Court Square lease terminated and staff consolidated into space at Roybal and Corporate Square 12. CDC still occupies 7,000 SF on the 7th floor. Termination of all other space complete on 6/30/06. Executive Park 24 lease terminated and staff consolidated into space at 2400 Century Center. Termination complete on 6/30/06. | Q3 |
|  | 2.4 | 3.0 | 4.0 |  | CDC | Pittsburgh, PA; Pittsburgh: Approval to demolish bldgs 102, 107, 109, 111, 119, 123, 124-125, 127-130, 134-135, & 146 (24,500 GSF). | Q3 |
|  | 2.3 | 3.0 |  |  | FDA | Falls Church, VA and Pittsburgh, PA: Consolidation from two leases to one in each location. Additional space was acquired in Falls Church while there was enough space available in Pittsburgh without impacting the existing lease. | Q3 |
|  | 2.1 | 3.0 |  |  | IHS | PIMC SW ACC Komatke, AZ; Part of the Phoenix Indian Medical Center System. Begin design and enter into an agreement with the tribe to construct the new health center. | Q3 |
|  | 2.4 | 3.0 | 4.0 |  | IHS | Demolition of minor facilities at various IHS sites. | Q3 |
|  | 2.0 | 3.0 | 4.0 |  | NIH | NIH approved its 2008-2013 Strategic Facilities Plan which involved a consideration of funding levels ranging from Sustainment to Improvement. | Q3 |
|  |  |  | 4.0 |  | NIH | Completed the concept design of the environmental and functional requirements of the safety barrier. The project was prioritized as highly critical and approved for funding by the NIH Facilities Working Group. This floor-to-ceiling high barrier in the 7-story atrium of the Clinical Research Center hospital is necessary to ensure safety of patients with behavioral health conditions. | Q3 |
|  |  | 3.2 |  |  | NIH | NIH is presently installing meters in all its buildings and central plant headers to monitor electric (170ea), steam (83ea), compressed air (3ea), potable water (32ea), chilled water (50ea), and high temp HW (2ea), which will enable NIH to better track energy consumption and address facilities with high energy demands. NIH will be able to make knowledge-based decisions resulting in substantial savings from this effort. Deliverable: Meters installed. | Q3 |
|  |  |  | 4.3 |  | NIH | Complete hazardous material remediation and interior demolition of Building 6, the oldest laboratory building on the NIH campus. The facility was heavily contaminated with asbestos and laboratory chemicals following 66 years of continuous operation. The 80,000 GSF historic facility has been prepared for renovation that respects the historic designation. | Q3 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | NIH | NIH approved its FY 2008 Buildings and Facilities budget request, consistent with the Department’s Real Property Asset Management Plan (RAMP), and submitted it to DHHS for review. | Q3 |
|  | 2.1 |  |  |  | NIH | Complete construction of a visitor security screening facility (12,325 GSF), an underground parking garage for 350 cars (118,334 GSF), and visitor car security inspection station (8,377 GSF). This new facility will provide a central location next to a bus and subway station for welcoming and security screening of visitors to the NIH. | Q3 |
|  | 2.1 | 3.3 |  |  | NIH | Complete design for Phase II of a major laboratory facility devoted to the neurosciences. The phase II design for 315,000 GSF will complete the facility that will serve as a national focus for basic research on biology and diseases of the brain and nervous system. The lab facility will integrate significant sustainable design features including chilled beam technology for improved energy efficiency. (Phase I plus Phase II = 600,000 GSF) | Q3 |
|  |  | 3.2 |  |  | 1 HHS | OFMP develop Departmental electric metering implementation strategy. Deliverable: Guidance document delivered to OPDIVs. | Q4 |
|  |  | 3.2 |  |  | 1 HHS | Each OPDIV determine average operating cost/SF. | Q4 |
|  |  | 3.2 |  |  | 1 HHS | Department study O&M best practice alternatives to consider for implementation, in consultation with OPDIVs. Deliverable: Best practices report and recommendations. | Q4 |
|  | 2.3 | 3.0 |  |  | 1 HHS | Using comparative statistics (as published by professional real estate membership groups and other available resources), validate that lease rates (for both direct leases and GSA assignments) are reflective of local market conditions. Deliverable: Rate comparison for new 06-07 leases. | Q4 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 1 HHS | Complete the final three year timeline with date certain deadlines and FY08 actions. Deliverable: Three year timeline. | Q4 |
| 1.1 1.2 |  |  |  |  | 1 HHS | Develop course outline for HHS Facilities Program Management course and contractor SOW for course development. Deliverable: Awarded course development Task Order. | Q4 |
|  |  | 3.3 |  |  | 1 HHS | Each landholding OPDIV develop minimum of one Sustainable Design (SD) construction project by 2008. Deliverable: Facilities Project Approval Agreements (FPAA) from each landholding OPDIV for a 2008 SD project. | Q4 |
|  |  | 3.4 |  |  | 1 HHS | Draft Life Cycle Cost Analysis (LCCA) tool for OPDIV review. Deliverable: Draft tool issued to OPDIVs. | Q4 |
|  |  |  | 4.3 |  | 1 HHS | Improve condition of poorly performing assets: By 4Q06 develop list of facilities to be replaced in 2008 or earlier. HHS Budget submission to OMB reflects replacement plan—each project FY 08 and prior has measurable delivery milestones. Deliverable: HHS Budget Submission to OMB, including FPAAs. See Appendices 4 and 5 for milestones on submitted projects. | Q4 |
|  |  |  | 4.3 |  | 1 HHS | Develop overall gradual CI improvement strategy via rollup of OPDIV data and consistent with budget decisions made by HHS for FY 08, with CI expressed both as annual % of constructed assets with CI 90 and under, and as overall portfolio condition at the aggregate (Departmental) level. Deliverable: Gradual CI improvement strategy. | Q4 |
|  |  |  |  | 5.0 5.2 | 1 HHS | Transmit data call instructions and guidance for OPDIV December 1 submission of Q1 FY 07 Federal Real Property Profile (FRPP) reporting requirements. | Q4 |
|  |  |  |  | 5.0 5.2 | 1 HHS | Incorporate the 2006 Federal Real Property Council Inventory Guidance into the HHS asset management system, including the reporting of disposal data element or, by September 1st, submit the required waiver request. | Q4 |
|  | 2.0 | 3.0 | 4.0 |  | 1 HHS | Submit prioritized OPDIV FY budget requests for new construction, improvements, and major repairs to the Secretary’s Budget Council with recommended approval based on the justification that these projects are consistent with the HHS strategic plan and Real Property Asset Management Plan (RAMP), and performance measures established by the Federal Real Property Council (FRPC). Deliverable: Requests and recommendations. | Q4 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 1 HHS | Continue evaluation of RAMP activities to identify required actions for improvement and provide needed guidance/direction to OPDIV management officials and Facility Directors during the monthly HHS management forum and quarterly Facility Director Meetings. Deliverable: Required improvement actions report. | Q4 |
|  | 2.2 2.3 |  |  |  | 1 HHS | Establish Leased Space Program (LSP) performance measures and provide implementing guidance. | Q4 |
|  | 2.2 |  |  |  | 1 HHS | Implement over-utilized/under-utilized measures. Each OPDIV identify all facilities more than 10% over utilized or 10% underutilized. Deliverable: Utilization assessments. Deliverable: Implementation guidance. | Q4 |
|  | 2.2 |  |  |  | 1 HHS | Starting in FY08 budget cycle, documentation for facility construction projects over $1 million shall address overall utilization rates as a ratio of occupied to total space in a facility as currently defined in the RAMP. Deliverable: Budget Documentation. | Q4 |
|  | 2.3 2.4 |  |  |  | 1 HHS | OPDIVs begin data review to identify potential 2007 disposal and consolidation opportunities through application of the disposal decision tree criteria to holdings at the constructed asset level. Deliverable: HQ memorandum requesting data review. | Q4 |
|  | 2.4 | 3.0 | 4.0 |  | CDC | Atlanta, GA Roybal Campus: Complete demolition of Bldgs 7, 8, 9, 11; projected O&M cost savings of $2.1Mil. | Q4 |
|  |  |  | 4.3 |  | CDC | Atlanta, GA Roybal Campus: Complete Bldg 16 fire suppression system | Q4 |
|  | 2.4 | 3.0 | 4.0 |  | CDC | Atlanta, GA Roybal Campus: Complete demolition of Bldgs 4 and 5; projected O&M cost savings of $1.1Mil. | Q4 |
|  |  |  | 4.3 |  | CDC | Complete design for security installation of multiple optical turnstile and TDAR units, Roybal: Bldgs 47, 17, 18, 19, & 21, and Chamblee Bldgs 103, 105, 110. | Q4 |
|  | 2.3 | 3.0 |  |  | CDC | Atlanta, GA; Leased Sites: Executive Park 6 lease terminated and staff consolidated into space Koger, Chamblee, Roybal, and Executive Park 12. Final termination 9/30/06. | Q4 |
|  | 2.0 | 3.0 | 4.0 |  | CDC | Cincinnati, OH; Cincinnati: Initiate planning, NEPA and potential site analysis for identifying and purchasing a site with the objective to consolidate from multiple antiquated laboratory buildings into one. | Q4 |
|  |  |  | 4.3 |  | FDA | Winchester, MA; Winchester Engineering and Analytical Center (WEAC): Abate asbestos containing materials identified as damaged and friable under the Asbestos O&M Program, which will also contribute to correcting related Facility Condition Index (FCI) deficiencies. | Q4 |
|  |  |  | 4.3 |  | IHS | The Yukon-Kuskokwim Delta Regional Hospital, Bethel; Remodeling OB department. Complete Design. | Q4 |
|  | 2.1 |  |  |  | IHS | PIMC SE ACC Chandler, AZ; Part of the Phoenix Indian Medical Center System. Complete the site selection evaluation report and enter into an agreement with the tribe to design and construct the new health center. | Q4 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Hospital Barrow, AK; Replacement of the 1965 wood frame hospital. Complete planning documentation and start design. | Q4 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Health Center Eagle Butte, SD; Replacement of a 27 bed hospital and provide quarters for staff. Complete planning documentation. | Q4 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Health Center Kayenta, AZ; Replaces a small health center built in 1959 and provides quarters for staff. Complete planning documentation. | Q4 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Hospital San Carlos, AZ; Replacement of a hospital built in 1964. Complete planning documentation. | Q4 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Quarters Ft. Belknap, MT; Provide staff quarters for two health centers built five years ago. Complete planning and begin design. | Q4 |
|  | 2.4 |  |  |  | IHS | Transfer (disposal) of facilities to the tribal organization at PHS Indian Hospital, Cherokee, NC. | Q4 |
|  | 2.1 | 3.0 | 4.0 |  | NIH | Complete the project prioritization and approval for funding in FY2008 for the following two projects: Expansion of the existing PET facility in Building 10 to incorporate a new clean environment that meets the FDA guidelines for the “current good manufacturing practice” (CGMP) and a new radio-chemistry lab to support the PET program. Construction of new research lab to house the expanding molecular imaging research by national Institute of Mental Health. | Q4 |
|  | 2.2 |  |  |  | NIH | Complete a Research Utilization Rate study examining current space utilization within NIH laboratories and establishing a working standard for new NIH laboratory space. | Q4 |
|  | 2.0 | 3.0 | 4.0 |  | NIH | Develop a project prioritization model and approval process for R&I projects that takes into account FRPC performance metrics such as Operating Cost, Mission Dependency, and Condition Index. | Q4 |
|  | 2.1 | 3.0 | 4.0 |  | NIH | Complete activation of Building 33, C.W. Bill Young Center, a 150,000 GSF high containment laboratory facility. The facility will expand research programs to help develop new and improved diagnostics, vaccines and treatments for diseases caused by naturally occurring infectious agents as well as infectious agents that may be intentionally released into civilian population. The new facility will consolidate related research currently spread among different locations and new programs into a single dedicated facility promoting scientific collaborations. | Q4 |
|  | 2.2 | 3.0 |  |  | PSC | Rockville, MD: Renovations for consolidation at the Tower Building, 1101 Wootton Parkway for OPHS for 5,116 USF. Construction complete. The benefits of this renovation will result in improved office and related space utilization using open floor plans and space configurations. By utilizing more efficient and flexible workspace planning, the result is improved space utilization. | Q4 |
|  | 2.0 2.2 |  |  |  | PSC | Miami, Florida: Ongoing lease expansion to GSA Lease GS-04B-45809 for HHS Office of Medicare Hearings and Appeals (OMHA) Southern Field Office, 100 SE 2nd Street, Suite 1700, Miami, FL. Expansion of 6,237 USF to existing office space, expansion space substantial completion date estimated 9/08/06. Expansion is required to satisfy increased OMHA staffing levels. | Q4 |

| ----- | ----- | Rig | ht-- | ----- |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1-HR | 2-Size | 3-Cost | 4-Cond | 5-Data | OPDIV | Year 2 – FY 2007 Milestone | Due Date |
| 1.1 1.2 |  |  |  |  | 1 HHS | OPDIVs establish minimum technical, leadership, and communication training requirements and objectives for RPAM personnel. Transmit requirement and objective report to contractor for incorporation into Program Management course. Deliverable: Report incorporating OPDIV Training and Objectives in the HHS Facilities Program Management course which will train a minimum of 60 staff by the end of 4Q07. | Q1 |
|  |  | 3.2 |  | 5.0 | 1 HHS | OPDIVs submit FRPC operating cost data for FY06. Deliverable: ARIS input to GSA FRPP database. | Q1 |
|  | 2.2 2.3 | 3.0 |  |  | 1 HHS | Review findings from benchmarking activities to identify applicability of a new performance measure for the LSP to reduce costs. Deliverable: Report of findings. | Q1 |
|  |  | 3.2 |  |  | 1 HHS | OPDIVs develop electric metering plans that meet the minimum implementation goals established by HHS. Deliverable: OPDIV implementation plan with fiscal year specific milestones. | Q1 |
|  |  |  | 4.3 | 5.0 5.1 5.2 | 1 HHS | Each landholding OPDIV must annually maintain and report a CI for each owned constructed asset that the OPDIV owns (began 1Q06 and to continue each 1Q thereafter). For purposes of determining CI, OPDIVs are required to perform a visual assessment of each owned constructed asset at a frequency of no greater than five years. In the off-years of the visual assessment cycle the CI is to be calculated by way of a desk-top assessment. Deliverable: OPDIVs enter new CI’s in data system for import into ARIS and FRPP databases. OPDIV upload to ARIS and FRPP. | Q1 |
|  |  |  |  | 5.0 5.1 5.2 | 1 HHS | OPDIVs certify the accuracy and completeness of portfolio data in the ARIS. Deliverable: An accurate, complete transmission of the ARIS database to GSA for inclusion in the FRPP on December 1. (Reminder: 2006 Disposal data reporting requirement). | Q1 |
|  | 2.0 | 3.2 | 43 | 5.0 5.1 5.2 | 1 HHS | OFMP reviews ARIS data against FY2006 baseline, previous budget guidance and budget requests to determine progress relative to metrics; i.e., improving condition, reducing operating cost and right-sizing portfolio. OFMP considers whether modifications/upgrades to the database are needed to increase it’s usefulness as a real property management tool. Deliverable – As part of the 1Q07 Facilities Scorecard rating process, OFMP rates OPDIVs progress against their FY06 and 07 project plans. | Q1 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 1 HHS | Complete a revision of the HHS Real Property Asset Management Plan to include an evolution of HHS Asset Management processes since the initial plan and to incorporate OMB approved 3-Year Timeline reflecting right workforce, right size, right cost, right condition and right data activities. Deliverable: OMB approved FY 2007 HHS RAMP | Q1 |
| 1.1 1.2 |  |  |  |  | 1 HHS | Complete real property HR improvement implementation plan. Deliverable: Plan. (Note: Plan will establish key date-certain milestones for FY 08-10.) | Q1 |
|  | 2.3 | 3.0 | 4.0 |  | 1 HHS | Develop and conduct workshops to inform HHS’s nation-wide realty staff on working with GSA to ensure right amount of space, delivered at the right time and at the right cost. | Q1 |
|  | 2.4 |  |  |  | 1 HHS | Determine excess properties. Deliverable: OPDIV Excess property list. | Q1 |
|  | 2.0 2.5 |  |  | 5.0 | 1 HHS | Report the assets that exited the HHS portfolio of assets by 9/30/06 either to the FRPP or, if approved for a waiver, through the waiver process template. | Q1 |
|  | 2.0 2.5 |  |  | 5.0 | 1 HHS | Report the total number of assets that will exit the HHS portfolio of assets by 9/30/07. | Q1 |
|  |  |  | 4.3 |  | CDC | Atlanta, GA; Roybal Campus: Complete blast resistant glazing, Roybal 16. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | CDC | Fort Collins, CO; Fort Collins: Complete DVBID Replacement Laboratory Project. Start associated demolition of existing out-buildings 1 through 6. | Q1 |
|  |  | 3.0 | 4.0 |  | IHS | The Yukon-Kuskokwim Delta Regional Hospital, Bethel; Remodeling OB department. Begin Construction. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Health Center Sisseton, SD; Replacement of a hospital built in 1936. Complete construction of 84,921 SF. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Health Center Red Mesa, AZ; Replacement of a health service contract with a 24 hour healthcare facility. Complete construction of 118,039 SF. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Health Center Clinton, OK; Replacement of a complex of 15 buildings from 1930. Complete construction of the new facility. | Q1 |
|  |  | 3.0 | 4.0 |  | IHS | Clinic New Town, ND; Quarters and Clinic improvements, Complete construction. | Q1 |
|  |  |  | 4.0 |  | NIH | Complete the design of CRC atrium safety barrier and proceed with the construction. | Q1 |
|  | 2.0 | 3.0 | 4.0 |  | NIH | Apply project prioritization model and approval process to FY2007 R&I IC renovation project requests determining those projects that will be funded with FY2007 R&I funds. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | NIH | Complete the design and produce construction documents incorporating appropriate elements of sustainable design for VEC-SCSU: Begin construction. | Q1 |
|  | 2.4 | 3.0 | 4.0 |  | NIH | Complete demolition of Building 36 on the Bethesda Campus. This will remove 250,000 GSF of contaminated laboratory facility that has exceeded its useful life and make space available for completion of the National (John Edward Porter) Neuroscience Research Center. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | NIH | Complete construction of a Commercial Vehicle Inspection Station to perform thorough and efficient inspection of delivery trucks and other commercial vehicles to the NIH campus. This activity will keep un-inspected materials outside of the perimeter fence, provide more efficient processing of materials into the campus, and reduce disruption affecting the nearby residential community. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | NIH | Complete construction of Integrated Research Facility (IRF) at the Rocky Mountain Laboratories (RML), Hamilton, Montana The new high containment facility will provide a 105,000 GSF of BSL- 2, 3, & 4 laboratories, and animal holding space to support activities related to countering potential biological, disease, and chemical threats to civilian populations. | Q1 |
|  | 2.3 | 3.0 |  |  | PSC | Rockville, Maryland: Congressional Approval of GSA Prospectus for HHS Parklawn Building Replacement lease (5600 Fishers Lane, Rockville MD 20857) and subsequent lease procurement. Estimated 10/23/06. | Q1 |
|  | 2.2 2.3 |  |  |  | PSC | Arlington, Virginia: Ongoing lease expansion to GSA Lease GS-11B-01801 for HHS Office of Medicare Hearings and Appeals (OMHA )Mid-Atlantic Field Office and Headquarters, 1700 N. Moore St., Suite 1600, Arlington, VA. Lease expansion of 8,292 USF to existing office space, expansion space substantial completion date estimated 12/11/06. | Q1 |
|  | 2.2 2.3 |  |  |  | PSC | Washington, DC: Ongoing lease expansion to GSA Lease GS-11B-01513 for U.S. Public Health Service (PHS) Commissioned Corps officers assigned to the Division of Immigration Health Services (DIHS). Lease expansion of 2,415 USF to existing office space. Expansion space substantial completion date estimated 12/15/06. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Health Center Eagle Butte, SD; Replacement of a 27 bed hospital and provide quarters for staff. Complete design, begin construction | Q1/Q2 |
| 1.1 1.2 |  |  |  |  | 1 HHS | Contractor rough HHS Facilities Program Management course ready for first prototype course presentation. Deliverable: Draft course materials. | Q2 |
| 1.1 1.2 |  |  |  |  | 1 HHS | Initiate cross-OPDIV developmental assignments (at least two individuals). Deliverable: Evidence of cross-OPDIV/HHS developmental assignments. | Q2 |
|  | 2.0 | 3.0 | 4.0 | 5.0 | 1 HHS | Department analyzes FRPC data, including sustainment funding reports, and issues pre-budget guidance for FY09 incorporating best practices strategies (or reduction goals) and metering requirements, encouraging a mix of divestitures, consolidations and capital improvements, taking into account the CI goals and milestones established the previous year. (As an ongoing action item, OFMP considers any improvements needed to the database to increase it’s usefulness as a real property management tool.) Deliverable: Pre-budget guidance | Q2 |
|  |  | 3.3 |  |  | 1 HHS | Develop Departmental policy and implementation strategy to achieve high-performance federal buildings incorporating sustainable design principles. Deliverable: Policy and Implementation Strategy | Q2 |
|  |  | 3.4 |  |  | 1 HHS | To achieve better life cycle cost analysis methodology, issue final Departmental Life Cycle Cost Analysis tool. Deliverable: Tool | Q2 |
|  | 2.2 2.3 | 3.0 |  |  | 1 HHS | If applicable, develop draft new LSP performance measure to reduce lease costs. Deliverable: Draft new LSP performance measure. | Q2 |
|  |  |  | 4.2 |  | 1 HHS | OPDIVs refine reporting ability to track sustainment funding and report funding to Capital Investment Review Board (CIRB). Deliverable: Sustainment funding sources, amounts, evidence that sustainment is fully funded assuring asset condition does not degrade from current condition. | Q2 |
|  | 2.0 | 3.2 | 43 | 5.0 5.1 5.2 | 1 HHS | OFMP reviews ARIS data against FY2006 baseline and actual progress for purposes of developing pre-budget guidance for FY09. Trending data collected will include: Summary Operating Cost per square foot of building, at both the HHS and land-holding OPDIV level Total Repair Needs of, and number of, mission critical/dependent over-utilized and utilized constructed assets with a CI < 90 at both the HHS and land-holding OPDIV level. Utilization Distribution by OPDIV (% over utilized, utilized, under utilized, not utilized). Actual square footage, and Mission Dependency, of assets disposed of in a given year, at both the HHS and OPDIV level. Average Condition Index of constructed assets (buildings and structures) at both the HHS and land-holding OPDIV level. Value of Repair Needs of constructed assets by Mission Dependency at both the HHS and OPDIV level. (Possible improvements to the database are considered.) Deliverable – OFMP publishes FY09 O&M pre-budget guidance encouraging appropriate stewardship of assets through an integrated investment strategy based on size, cost and condition metrics. | Q2 |
|  | 2.0 | 3.2 | 43 | 5.0 5.1 5.2 | 1 HHS | Initiate quarterly analysis of trending data to determine progress relative to metrics ( i.e., improving condition, reducing operating cost and right-sizing portfolio) to determine re-prioritizing required in OPDIV 5-Year Plan (for FY07, FY08 and FY09 proposed projects). Deliverable: Progress Report of Priority Actions and Anticipated Results in meeting facility condition, operating costs and right sizing goals. | Q2 |
|  | 2.4 2.5 |  |  |  | 1 HHS | Establish disposition schedule for each OPDIV. Disposition list and schedule to be tracked as date-certain deliverables per EO 13327 and OMB annual performance contract. Deliverable: Timeline with date-certain excessing milestones not to exceed FY 2007 (Note - Repeat the candidate identification/Board review and approval activities, determination and disposition schedule cycle for each fiscal year to update disposal list). | Q2 |
|  | 2.2 |  |  |  | 1 HHS | Each OPDIV determine which facilities can remain more than 10% over- or underutilized for more than 1 calendar year (written blanket justification required) and which need to be included in consolidation plans, improved, replaced, or workplace adjusted. (NOTE: deviation from the utilization rate may be a result of a sudden programmatic change that can cause a facility to be over-utilized or under utilized) Deliverable: OPDIV analyses. | Q2 |
|  | 2.2 |  |  |  | 1 HHS | Utilization improvement action plan (to be reflected in FY09 budget request if needed). Deliverable: Action plan reflected in HHS’s pre-budget guidance for FY09 budget requests. | Q2 |
|  | 2.2 | 3.0 |  |  | ACF | Washington, DC: As part of renovations to the Aerospace Bldg., 370 L’Enfant Promenade, SW, ACF will consolidate/move staff from the Hubert H. Humphrey Building, 300 Independence Ave., SW. Improve utilization rate and save rent of approximately $500,000 per year. | Q2 |
|  |  | 3.0 | 4.0 |  | CDC | Atlanta, GA; Lawrenceville Campus: Complete design and start renovation/modernization of Bldg A. | Q2 |
|  |  |  | 4.3 |  | CDC | Complete security installation of multiple optical turnstile and TDAR units, Roybal: Bldgs 47, 17, 18, 19, & 21, and Chamblee Bldgs 103, 105, 110. | Q2 |
|  | 2.1 | 3.0 | 4.0 |  | CDC | Atlanta, GA; Lawrenceville Campus: Complete design and start construction for Bldg B renovation and addition (cage washing and autoclave) – approx. 3,800 SF, $5.2 Mil. | Q2 |
|  |  | 3.0 | 4.0 |  | FDA | Irvine, CA; Pacific Regional Laboratory: Solar Heat Gain Study & Modifications to the Laboratory Building | Q2 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | PIMC SE ACC Chandler, AZ; Part of the Phoenix Indian Medical Center System. Begin design of the new health center. | Q2 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | PIMC SW ACC Komatke, AZ; Part of the Phoenix Indian Medical Center System. Begin construction of the new health center. | Q2 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Health Center Clinton, OK; Replacement of a complex of 15 buildings from 1930. Complete construction of the new facility (56,980 SF). | Q2 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Hospital San Carlos, AZ; Replacement of a hospital built in 1964. Begin design. | Q2 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Quarters Ft. Belknap, MT; Provide staff quarters for two health centers built five years ago. Begin construction. | Q2 |
|  |  |  | 4.3 |  | NIH | Continue with contract professional facility assessments to define repairs that need to be corrected to improve the condition of research facilities at all NIH Sites. Beginning in FY2007, a government team of engineers and architects will accompany the professional contract assessors as part of the team so that they can have a clear understanding of the deficiencies identified as well as provide any in-house or background knowledge of know repairs in a given facility. As soon as the assessments are complete, the government team will develop the detailed scope of work for the associated repairs projects which will more accurately address the deficiencies and building needs identified. This will save time and money by not needing the A/E firm develop a detailed scope of work for the project two or three years down the road. Projects, when approved for funding, can proceed immediately to design and ultimately to construction/completion in a reduced amount of time. | Q2 |
|  | 2.2 2.3 | 3.0 |  |  | NIH | Approve through Facilities Working Group the FY2009-2014 Lease Space Plan outlining NIH’s strategy for managing its lease space portfolio, which includes the consolidation of leases and the adherence to space utilization rates policies. | Q2 |
| 1.1 1.2 |  |  |  |  | 1 HHS | Conduct Facilities Program Management Course(s)—train 60 management staff during FY 07. HHS Facilities Program Management course first formal course presentation. Deliverable: Attendance list, course assessment and course curriculum. | Q3 |
|  |  | 3.4 |  |  | 1 HHS | Utilize HHS Life Cycle Cost Analysis tool for construction projects submitted in FY09 Budget cycle. Deliverable: FPAAs evidencing use of tool. | Q3 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 1 HHS | OPDIVs submit FY09 budget requests providing evidence that prebudget guidance will be implemented including identification of full sustainment funding for the OPDIV’s owned assets. adjusted CI goals and associated date-certain milestones for budget decisions made in FY 08 cycle and changes in constructed asset conditions and priorities. Deliverable: OPDIV budget submission, FPAAs and 5-Year Plans, consistent with guidance and Operating Cost goals. | Q3 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 1 HHS | OPDIVs submit FY09 budget requests, adjust CI goals and associated date-certain milestones for budget decisions made in FY 08 cycle and changes in constructed asset conditions and priorities. OPDIVs are held accountable for meeting milestones through the HHS-internal Quarterly OPDIV Scorecard process in which performance is measured in the same manner as OMB measures HHS for the PMA. Deliverable: OPDIV Budget Submissions, FPAAs and 5-Year Plans. | Q3 |
|  | 2.2 2.3 | 3.0 |  |  | 1 HHS | If approved by HHS Senior Real Property Officer, issue Departmental guidance and implement new leasing performance measure. Deliverable: Implementation guidance. | Q3 |
|  |  | 3.2 |  |  | 1 HHS | Update the O&M Best Practices strategy by providing status on the metering effort and providing strategies, with projected milestones, for implementation of Reliability Centered Maintenance and Predictive Testing and Inspection Best Practices. Deliverable: Updated Strategy Document. | Q3 |
|  | 2.0 | 3.2 | 43 | 5.0 5.1 5.2 | 1 HHS | Quarterly review of data to determine progress relative to metrics (i.e., improving condition, reducing operating cost and right-sizing portfolio) to determine re-prioritizing required in OPDIV 5-Year Plan (for FY07, FY08 and FY09 proposed projects). Deliverable: Progress Report Priority Actions and Anticipated Results. | Q3 |
|  | 2.3 2.4 |  |  |  | 1 HHS | Establish FY08 candidate property disposition list (having applied and considered the results of the disposal decision tree) and submit to the Board for approval. Deliverable: Candidate list to consider for disposal. | Q3 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 1 HHS | Initiate analysis to establish a standard HHS Post-Occupancy Evaluation (POE) set of minimum requirements that includes performance measures based on pre-project planning tools and post occupancy evaluations already in place at the OPDIVs or identified through review of Federal and private industry best practices to ensure we get the right buildings at the right cost. Deliverable: Draft of analysis report. | Q3 |
|  | 2.2 2.3 |  |  |  | 1 HHS | Maintain Green Scorecard status by providing OMB progress report on Departmental activities to improve utilization through consolidation efforts. Deliverable: Progress report of Priority Actions and Anticipated Results | Q3 |
|  | 2.4 | 3.0 | 4.0 |  | CDC | Pittsburgh, PA; Pittsburgh: Award demolition of bldgs 102, 107, 109, 111, 119, 123-124, 125, 127-130, 134-135, 146. | Q3 |
|  | 2.1 | 3.0 | 4.0 |  | CDC | Atlanta, GA; Chamblee Campus: Complete construction of new eleven-story Building 106 (Environmental Health Facility), accompanying parking deck and Visitor Center. | Q3 |
|  | 2.1 | 3.0 | 4.0 |  | CDC | Cincinnati, OH; Cincinnati: Complete NEPA review for new site to be identified in support of laboratory consolidations. | Q3 |
|  | 2.4 | 3.0 | 4.0 |  | CDC | Fort Collins, CO; Fort Collins: Complete demolition of Buildings 1-6 after planned completion of new Laboratory Bldg. | Q3 |
|  |  |  | 4.3 |  | FDA | Bethesda, MD; National Institutes of Health (NIH): Renovate and upgrade the dual module BSL2 suite, (rooms 3A01 and 3A03) in Building 29A. Scope will include correcting documented building deficiencies which will result in improving the FCI. The Operating Cost will increase somewhat due to additional necessary supporting infrastructure. This lab space is currently assessed as critical to the FDA mission, therefore it is deemed fully utilized. | Q3 |
|  |  |  | 4.3 |  | FDA | San Juan, Puerto Rico; District Office and Laboratory: Miscellaneous Repairs and Improvements to Correct FCI Deficiencies | Q3 |
|  | 2.3 | 3.0 | 4.0 |  | FDA | Silver Spring, MD; White Oak Federal Center: GSA is constructing federally owned buildings for FDA at the White Oak Federal Center. The Center for Devices and Radiological Health will be vacating a leased laboratory when they move to a new laboratory building at White Oak. | Q3 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Health Center Kayenta, AZ; Replacement of a small health center built in 1959 and provision of quarters for staff. Begin design. | Q3 |
|  | 2.0 | 3.0 | 4.0 |  | NIH | Develop the NIH 2009-2014 Strategic Facilities Plan which considers funding levels ranging from Sustainability to Improvement. | Q3 |
|  | 2.0 | 3.0 | 4.0 |  | NIH | Apply the NIH R&I project prioritization model to FY2008 R&I projects to determine those projects that will receive FY2008 R&I funds. | Q3 |
|  |  | 3.0 |  |  | NIH | Complete a Benchmarking Study comparing Operating Costs at its facilities with comparable public and private sector institutions. | Q3 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | NIH | NIH will approve its FY 2009 Buildings and Facilities budget request, consistent with the Department’s Real Property Asset Management Plan (RAMP), and submit it to DHHS for review. | Q3 |
|  | 2.1 | 3.0 | 4.0 |  | NIH | Complete construction of a clinical research facility (15,000 GSF). This facility will expand capacity of the NIEHS to perform urgently needed environmental health studies related to interactions between environmental factors and genetic susceptibility to disease. This research is particularly relevant to determining the effects of environmental exposures to toxins from natural disasters such as Hurricanes Katrina and Rita and the recent Asian Tsunami. | Q3 |
|  | 2.1 | 3.0 | 4.0 |  | PSC | Dallas, Texas: Ongoing construction of the Annex Building, 1302 Wood Street, Dallas, TX. Multiple Federal tenants (SSA and HHS) in Region 6. Construction Complete. | Q3 |
|  | 2.2 2.3 | 3.0 | 4.0 |  | PSC | Silver Spring, MD: Succeeding lease action for Silver Spring Centre, 8455 Colesville Road, Silver Spring, MD for 50,884 USF/57,164 RSF. Lease Expiration. Federal law requires that space requirements under federal leases be competed in order to obtain the best value, and fair and reasonable prices. The Department requires all HHS Office and related Space requirements adhere to the HHS policy on maximum individual office sizes and that they not exceed those standards. This policy is consistent with current design and construction trends in modern office buildings that call for large open floor plans and space configurations that provide for efficient and flexible workspace planning (improved space utilization). | Q3 |
|  | 2.2 2.3 |  |  |  | PSC | Cleveland, OH: To ‘right-size’ to meet the mission requirement, urgent lease expansion planned for GSA lease GS-05B-17554. Lease expansion of 25,500 USF for HHS Office of Medicare Hearings and Appeals (OMHA) Mid-West Field Office, BP Tower, Suite 1300, 200 Public Square, Cleveland, OH; expansion space substantial completion date estimated 3/12/07. Expansion is required to satisfy increased OMHA staffing levels. | Q3 |
| 1.1 1.2 |  |  |  |  | 1 HHS | Conduct Facilities Program Management Course(s)—train 60 RP management staff during FY 07. HHS Facilities Program Management course second formal course presentation. Deliverable - Attendance list and course assessment. | Q4 |
| 1.1 1.2 |  |  |  |  | 1 HHS | Develop and initiate implementation of a formal RPAM Employee Development & Management Cadre Program to support employee developmental opportunities and succession planning. Under the auspices of this program, institute a coordinated approach to all of the developmental initiatives. Deliverable: At least 1 OPDIV Developmental Assignment to HQ as part of the Real Property Management Cadre Program. (Participants evaluate relevance and effectiveness of developmental assignments and make suggestions for improvement upon completion.) | Q4 |
|  |  | 3.0 |  | 5.0 | 1 HHS | Department audits the operating cost of one campus per land-holding OPDIV per year — operating hours, air exchanges, heating/cooling setpoints, etc. Deliverable: Audit report/recommendations | Q4 |
|  |  | 3.3 |  |  | 1 HHS | Each landholding OPDIV develop 50% of construction projects using SD principles by 2009. Deliverable: FPAAs from each landholding OPDIV for 2009 SD projects | Q4 |
|  |  | 3.2 |  |  | 1 HHS | Determine progress of OPDIV metering plan implementation actions. Deliverable: Progress Report of Results and Anticipated Actions. | Q4 |
|  |  |  | 4.3 |  | 1 HHS | HHS revise overall gradual CI improvement strategy via rollup of OPDIV data and as consistent with budget decisions made by HHS in FY 08 cycle and changes in constructed asset conditions and priorities consistent with budget decisions made by HHS for FY 09 submit (with CI expressed both as annual % of constructed assets with CI 90 and under and as overall portfolio condition at the aggregate (Departmental) level). Deliverable: Revised gradual CI improvement strategy. | Q4 |
|  |  |  |  | 5.0 5.2 | 1 HHS | Transmit data call instructions and guidance for OPDIV December 1 submission of Q1 FY 08 FRPP reporting requirements. Deliverable: Data call instructions and guidance. | Q4 |
|  | 2.0 | 3.2 | 43 | 5.0 5.1 5.2 | 1 HHS | Quarterly review of data to determine progress relative to metrics (i.e., improving condition, reducing operating cost and right-sizing portfolio) to determine re-prioritizing required in OPDIV 5-Year Plan (for FY07, FY08 and FY09 proposed projects). Deliverable: Progress Report of Priority Actions and Anticipated Results | Q4 |
|  | 2.0 2.3 | 3.0 |  | 5.0 | 1 HHS | Conduct on-site audits of 3 leased properties to ensure compliance with HHS utilization rate requirements. Deliverable: Report of findings. | Q4 |
|  | 2.4 2.5 |  |  |  | 1 HHS | Maintain Green Scorecard status by initiating the disposal of at least 6 excess constructed assets by October 1, 2007. Deliverable: Status of disposed properties. | Q4 |
|  | 2.4 2.5 |  |  |  | 1 HHS | Initiate disposal actions on FY08 Board approved constructed assets. Deliverable: Disposal process milestones for Board approved constructed assets. | Q4 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 1 HHS | Complete analysis and deploy the standard POE set of minimum requirements and performance measures to be used on all FY08 and beyond facility projects. The application threshold will be determined as part of the analysis and completed this quarter. Deliverable: Development of standard POE set of minimum requirements and performance measures and implementation plan. | Q4 |
|  | 2.3 | 3.0 |  |  | CDC | Atlanta, GA; Leased Sites: Begin consolidation of leases made possible by construction of Chamblee 106 (owned facility). CDC plans to terminate Vanderbilt, Stanford, Yale, Colgate, and 4th/5th floors of Executive Park 57. | Q4 |
|  |  |  | 4.0 |  | FDA | Laurel, MD; Muirkirk Road Complex: Project will provide a 600 KW capacity emergency generator serving MOD 2 to back up the current 500 KW generator. Although this project does not involve correcting any building facility deficiencies, it will address a mission critical program need. The Operating Costs will not increase. | Q4 |
|  |  |  |  | 5.0 5.2 | FDA | San Juan, Puerto Rico; District Office and Laboratory: In accordance with the NHPA of 1996, as amended under Executive Order #13287, 'Preserve America', and the findings of the study on the historical significance of FDA’s owned facilities, it was determined that the buildings, structures, sites and objects (U.S. Quarantine-1941) at the District Office and Laboratory in San Juan, Puerto Rico satisfy certain criteria of the National Register of Historic Places and therefore is eligible for inclusion. FDA intends to complete the process to nominate the San Juan site for the National Register. | Q4 |
|  |  |  | 4.3 |  | FDA | Jefferson, AR; Jefferson Laboratory Complex: Miscellaneous Repairs and Improvements to Correct FCI Deficiencies | Q4 |
|  | 2.4 | 3.0 | 4.0 |  | IHS | Demolition of older housing facilities that are being replaced by newly constructed housing units at IHS Hospital, Zuni, NM. | Q4 |
|  | 2.4 | 3.0 | 4.0 |  | IHS | Planned disposal or demolition of minor facilities at various IHS sites. | Q4 |
|  |  | 3.2 |  |  | NIH | Complete building automation system modifications in 22 buildings at the Bethesda campus, enabling the initiation of a program to (a) set thermostats at night to 55°F during winter and 78°F during summer; (b) lower/raise room thermostats by 2°F in the winter/summer. At a price of approximately $400k, NIH will realize annual cost avoidance of approximately $3.1M. | Q4 |
|  |  |  | 4.3 |  | NIH | CRC Atrium safety barrier will be complete. A highly effective safety barrier will be in place in the CRC atrium to prevent any behavioral health patients causing self-harm. | Q4 |
|  |  |  | 4.3 |  | NIH | Initiate renovation work to upgrade electrical vaults, risers, and equipment in the Clinical Center Complex in a multi-year effort to significantly improve electrical systems support to research programs in this complex. | Q4 |
|  |  |  | 4.3 |  | NIH | Initiate renovation work to functionally realign portions of the Clinical Center Complex to integrate existing operations with the new Clinical Research Center addition. This will provide improved efficiencies for research programs and will provide improved wayfinding and movement of people and materials through the complex. | Q4 |
|  | 2.0 | 3.0 | 4.0 |  | NIH | NIH will apply its project prioritization model and approval process to FY2008 R&I IC renovation project requests determining those projects that will be funded with FY2008 R&I funds. | Q4 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | NIH | NIH will submit its FY 2008 budget submissions to DHHS addressing real property management improvement goals and incorporating FRPC performance targets into FPAAs by August 15th. | Q4 |
|  | 2.1 | 3.0 | 4.0 |  | NIH | VEC-SCSU will be complete, continue with the activation of the VEC-SCSU | Q4 |
|  | 2.1 | 3.0 | 4.0 |  | NIH | Complete activation of RML IRF. | Q4 |
|  | 2.2 2.3 | 3.2 |  |  | PSC | San Francisco, CA: HHS Region 9 Relocation from San Francisco Federal Building located at 50 United Nations Plaza, to New San Francisco Federal Office Building, 90 7th Street, San Francisco, CA. Estimated occupancy date 3/28/07. The benefits of this relocation include improved energy efficiency, (2) Improved space utilization: Effective use of large open floor plans and space configurations that provide for efficient and flexible workspace planning. | Q4 |

| ----- | ----- | Rig | ht-- | ----- |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1-HR | 2-Size | 3-Cost | 4-Cond | 5-Data | OPDIV | Year 3 – FY 2008 Milestone | Due Date |
|  |  | 3.2 |  | 5.0 | 1 HHS | OPDIVs submit FRPC operating cost data for FY07. Deliverable: ARIS input to GSA FRPP database. | Q1 |
|  |  |  | 4.3 |  | CDC | Atlanta, GA; Lawrenceville Campus: Complete renovation/modernization of Bldg A. | Q1 |
|  | 2.0 2.3 | 3.0 |  |  | CDC | Atlanta, GA; Leased Sites: Complete termination of leases at Vanderbilt, Stanford, Yale, Colgate, and 4th/5th floors of Executive Park 57 and move-in to Chamblee Building 106. | Q1 |
|  |  |  | 4.3 |  | FDA | Dauphin Island, AL; Seafood Laboratory: HVAC and Electrical Repairs to Seafood Laboratory, which will better serve the mission at the site as well as address several FCI deficiencies. | Q1 |
|  |  |  | 4.3 |  | IHS | The Yukon-Kuskokwim Delta Regional Hospital, Bethel; Remodeling OB department. Complete Construction. This facility is owned by the Yukon-Kuskokwim Delta. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | NIH | Complete construction of Integrated Research Facility (IRF) at Fort Detrick in Frederick, MD. The new facility will provide 144,000 GSF of BSL-2 and 4 laboratories with unique aerobiology and BSL-4 imaging. This high containment facility for NIAID Biodefense initiative is located in the National Interagency Biodefense Campus (NIBC). | Q1 |
|  | 2.1 |  |  |  | NIH | Complete activation of VEC-SCSU and commence full operation of the unit. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | NIH | Proceed with the construction of both PET CGMP facility and the new molecular imaging facility for neurobiology research program as soon as the funding becomes available. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | NIH | Initiate construction of a 26,000 nsf Student Faculty Academic Center in the Clinical Center Complex (Building 10) to provide for continuing education programs for NIH research staff. | Q1 |
|  |  |  | 4.2 |  | 1 HHS | OPDIVs track sustainment funding and report results to CIRB. Sustainment funding sources, amounts, evidence that sustainment is fully funded assuring asset condition does not degrade from current condition. | Q2 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 1 HHS | Department analyzes FRPC data and sustainment funding reports, then issues pre-budget guidance for FY10 incorporating best practices strategies (or reduction goals) and metering requirements, encouraging a mix of divestitures, consolidations and capital improvements, taking into account the CI goals and milestones established the previous year. (OFMP considers whether improvements are needed to the database to increase it’s usefulness as a real property management tool.) Deliverable: Pre-budget guidance | Q2 |
|  | 2.1 | 3.0 | 4.0 |  | CDC | Atlanta, GA; Lawrenceville Campus: Complete construction of Bldg B renovation and addition. | Q2 |
|  |  | 3.0 |  |  | FDA | Irvine, CA; Dauphin Island, AL; San Juan, Puerto Rico; Winchester, MA: In accordance with Executive Order #13123, 'Greening the Government through Efficient Energy Management' the FDA is required to assess and analyze certain real property holdings of its owned facilities. Energy conservation surveys shall be performed assessing four of the seven FDA owned facilities (not including Rhode Island facility which will be transferred or disposed in the future; Muirkirk Road Complex, which is currently being assessed independently; and Jefferson Laboratory Complex, which will be part of a future assessment). Surveys will evaluate the existing HVAC systems, lighting systems, domestic and laboratory hot water systems and other systems consuming energy. | Q2 |
|  |  |  | 4.3 |  | FDA | Winchester, MA; WEAC: Miscellaneous Repairs and Improvements to Correct FCI Deficiencies. | Q2 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Lawton Hospital, Lawton, OK; Building 421 Expansion and Renovation Improvements to a 30 year old facility. Complete construction. | Q2 |
|  |  |  | 4.3 |  | NIH | Continue with contract professional facility assessments to define repairs that need to be corrected to improve the condition of research facilities at all NIH sites. As in FY2007, a government team of engineers and architects will accompany the professional contract assessors as part of the team so that they can have a clear understanding of the deficiencies identified as well as provide any in-house or background knowledge of know repairs in a given facility. As soon as the assessments are complete, the government team will develop the detailed scope of work for the associated repairs projects which will more accurately address the deficiencies and building needs identified. This will save time and money by not needing the A/E firm develop a detailed scope of work for the project two or three years down the road. Projects, when approved for funding, can proceed immediately to design and ultimately to construction/completion in a reduced amount of time. | Q2 |
|  |  |  | 4.3 |  | NIH | Complete renovation of Building 6, an 80,000 GSF laboratory facility. The building has a historic designation as the oldest research building on the NIH campus. Renovation will bring the building up to current codes, maintain original architectural details, and support the most advanced scientific equipment. Completed facility will include very high capacity holding for zebra fish and five high Gauss imaging magnets. | Q2 |
|  | 2.2 2.3 | 3.0 |  |  | NIH | Approve through the NIH Facilities Working Group an FY2010-2015 Lease Space Plan outlining NIH’s strategy for managing its lease space portfolio, which includes the consolidation of leases and the adherence to space utilization rates policies. | Q2 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | PIMC SE ACC Chandler, AZ; Part of the Phoenix Indian Medical Center System. Complete design. Begin construction. | Q2/Q3 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 1 HHS | OPDIVs submit FY10 budget requests per pre-budget guidance, adjust CI goals and associated date-certain milestones for budget decisions made in FY 09 cycle and changes in constructed asset conditions and priorities. OPDIVs are held accountable for meeting milestones through the HHS-internal Quarterly OPDIV Scorecard process in which performance is measured in the same manner as OMB measures HHS for the PMA. Deliverable: OPDIV budget submission consistent with guidance, full funding of sustainment, and Operating Cost goals; FPAAs; and 5-Year Plans. | Q3 |
|  | 2.3 | 3.0 | 4.0 |  | FDA | Silver Spring, MD; White Oak Federal Center: GSA is constructing federally owned buildings for FDA at the White Oak Federal Center. The Center for Drug Evaluation and Research will be vacating space in eight different leased office buildings when they move to a new office building at White Oak. | Q3 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Hospital San Carlos, AZ; Replacement of a hospital built in 1964. Complete design. | Q3 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Quarters Ft. Belknap, MT; Provide staff quarters for two health centers built five years ago. Complete construction of 80,880 SF. | Q3 |
|  | 2.0 | 3.0 | 4.0 |  | NIH | Apply the R&I project prioritization model to FY2009 R&I projects to determine those projects that will receive FY2009 R&I funds. | Q3 |
|  | 2.0 | 3.0 | 4.0 |  | NIH | Develop the NIH 2010-2015 Strategic Facilities Plan which considers funding levels ranging from Sustainment to Improvement. | Q3 |
|  | 2.0 | 3.0 | 4.0 |  | NIH | Complete activation of Ft. Detrick IRF | Q3 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | NIH | Approve the NIH FY 2010 Buildings and Facilities budget request, consistent with the Department’s RAMP, and submit it to DHHS for review | Q3 |
|  | 2.3 | 3.0 | 4.0 |  | PSC | Dallas, Texas: Ongoing construction of the Annex Building, 1302 Wood Street, Dallas, TX. Multiple Federal tenants (SSA and HHS) in Region 6. Construction Complete. | Q3 |
| 1.1 1.2 |  |  |  |  | 1 HHS | Conduct Facilities Program Management Course(s)—train approximately 100 management staff during FY 08. Deliverable: Course attendance lists and course evaluations. | Q4 |
|  |  | 3.0 |  | 5.0 | 1 HHS | Department audits OPDIV operating cost one campus per year. Deliverable: Audit report/recommendations. | Q4 |
|  |  | 3.3 |  |  | 1 HHS | By 2010 sustainable design policy fully implemented on 100% of construction projects. Deliverable: FPAA from each landholding OPDIV for 2010 SD projects. | Q4 |
|  |  |  | 4.3 |  | 1 HHS | HHS revises overall gradual CI improvement strategy via rollup of OPDIVs, expressed as % of constructed assets with CI 90 and under, based on budget decisions in FY 09 cycle and changes in constructed asset conditions and priorities consistent with budget decisions made by HHS for FY 10 submit. Deliverable: Revised gradual CI improvement strategy. | Q4 |
|  |  |  | 4.3 |  | FDA | Jefferson, AR; Jefferson Laboratory Complex: Miscellaneous Repairs and Improvements to Correct FCI Deficiencies | Q4 |
|  |  |  | 4.3 |  | FDA | San Juan, Puerto Rico; District Office and Laboratory: Miscellaneous Repairs and Improvements to Correct FCI Deficiencies | Q4 |
|  | 2.0 | 3.2 | 4.3 |  | FDA | Jefferson, AR; Jefferson Laboratory Complex: Fit out of four unoccupied floors: 2, 3, 4, and 5, totaling 40,000 GSF. This project has been deemed “mission critical” to the efficient operation of the JLC by consolidating the National Center for Toxicological Research (NCTR) management into one building. Scope will include correcting documented building deficiencies which will result in improving the FCI for Building 50 to 97%. The Operating Cost will improve since the programs filling this space are currently occupying other buildings whose infrastructure has exceeded its useful life and are not energy efficient. New space will have energy efficient and green building compliant systems. At a minimum the intent is to obtain LEED Certification. The Utilization Rate will also improve since personnel filling this space (at the HHS standard of 215 USF/person) are currently in inadequate, over utilized and poor quality space. | Q4 |
|  | 2.4 | 3.0 | 4.0 |  | IHS | Planned demolition or disposal (subject to tribal consultations) of vacated hospital at Talihina, OK, that was replaced by a tribally-constructed facility. | Q4 |
|  | 2.4 | 3.0 | 4.0 |  | IHS | Planned demolition or disposal (subject to tribal consultations) of vacated hospital at Pine Ridge, SD, that was replaced by a newly constructed facility. | Q4 |
|  | 2.4 | 3.0 | 4.0 |  | IHS | Planned demolition or disposal (subject to tribal consultations) of vacated hospital at Crow Agency, MT, that was replaced by a newly constructed facility. | Q4 |
|  | 2.4 | 3.0 | 4.0 |  | IHS | Planned demolition or disposal (subject to tribal consultations) of vacated health care facilities at Pawnee, OK, that were replaced by a newly constructed facility. | Q4 |
|  | 2.4 | 3.0 | 4.0 |  | IHS | Planned demolition or disposal (subject to tribal consultations) of vacated administrative facility at Ft. Defiance, AZ, whose functions were moved into a newly constructed hospital. | Q4 |
|  | 2.4 | 3.0 | 4.0 |  | IHS | Planned disposal or demolition of minor facilities at various IHS sites. | Q4 |
|  | 2.0 | 3.0 | 4.0 |  | NIH | Apply NIH project prioritization model and approval process to FY2009 R&I IC renovation project requests determining those projects that will be funded with FY2009 R&I funds. | Q4 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | NIH | NIH will submit its FY 2009 budget submissions to DHHS addressing real property management improvement goals and incorporating FRPC performance targets into FPAAs by August 15th. | Q4 |
|  | 2.3 | 3.0 | 4.0 |  | PSC | Rockville, Maryland: Lease Award of GSA Prospectus for HHS Parklawn Building Replacement lease (5600 Fishers Lane, Rockville MD 20857) estimated 9/15/08. Federal law requires that space requirements under federal leases be competed in order to obtain the best value, and fair and reasonable prices. The Department requires all HHS Office and related Space requirements adhere to the HHS policy on maximum individual office sizes and that they not exceed those standards. This policy is consistent with current design and construction trends in modern office buildings that call for large open floor plans and space configurations that provide for efficient and flexible workspace planning (improved space utilization). | Q4 |

| ----- | ----- | Rig | ht-- | ----- |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1-HR | 2-Size | 3-Cost | 4-Cond | 5-Data | OPDIV | Year 4 – FY 2009 Milestone | Due Date |
|  | 2.1 | 3.0 | 4.0 |  | IHS | PIMC SW ACC Komatke, AZ; Part of the Phoenix Indian Medical Center System. Complete construction of 79,800 SF. This building will be owned by the Gila River Tribe. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Health Center Kayenta, AZ; Replacement of a small health center built in 1959 and provision of quarters for staff. Complete design. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | IHS | Hospital San Carlos, AZ; Replacement of a hospital built in 1964. Begin construction. | Q1 |
|  | 2.1 | 3.0 | 4.0 |  | CDC | Atlanta, GA; Roybal Campus: Complete construction of Building 20-Transhipment and Utility Infrastructure project. | Q2 |
|  | 2.0 | 3.0 | 4.0 |  | CDC | Cincinnati, OH; Cincinnati: Request site acquisition and design study through the Dept. | Q2 |
|  |  |  | 4.3 |  | FDA | Laurel, MD; Muirkirk Road Complex: Correct electrical deficiencies and complete miscellaneous repairs at the MOD1 Laboratory, which will also contribute to correcting related FCI deficiencies. | Q2 |
|  | 2.3 | 3.0 | 4.0 |  | FDA | Silver Spring, MD; White Oak Federal Center: GSA is constructing federally owned buildings for FDA at the White Oak Federal Center. The Center for Devices and Radiological Health will be vacating a leased laboratory when they move to a new laboratory building at White Oak. | Q2 |
|  | 2.0 | 3.0 | 4.0 |  | IHS | Hospital Barrow, AK; Replacement of the 1965 wood frame hospital. Complete design. | Q2 |
|  |  |  | 4.3 |  | NIH | Continue with contract professional facility assessments to define repairs that need to be corrected to improve the condition of research facilities at all NIH sites. As in previous years, a government team of engineers and architects will accompany the professional contract assessors as part of the team to gain a clear understanding of the deficiencies identified as well as provide any in-house or background knowledge of know repairs in a given facility. As soon as the assessments are complete, the government team will develop the detailed scope of work for the associated repairs projects which will more accurately address the deficiencies and building needs identified. This will save time and money by not needing the A/E firm develop a detailed scope of work for the project two or three years down the road. Projects, when approved for funding, can proceed immediately to design and ultimately to construction/completion in a reduced amount of time. | Q2 |
|  | 2.2 2.3 | 3.0 |  |  | NIH | NIH, through its Facilities Working Group, will approve the FY2011-2016 Lease Space Plan outlining NIH’s strategy for managing its lease space portfolio, which includes the consolidation of leases and the adherence to space utilization rates policies. | Q2 |
|  | 2.0 | 3.0 | 4.0 |  | NIH | Apply the R&I project prioritization model to FY2010 R&I projects to determine those projects that will receive FY2010 R&I funds. | Q3 |
|  | 2.0 | 3.0 | 4.0 |  | NIH | NIH will develop its 2011-2016 Strategic Facilities Plan which considers funding levels ranging from Sustainment to Improvement. | Q3 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | NIH | NIH will approve its FY 2011 Buildings and Facilities budget request, consistent with the Department’s RAMP, and submit it to DHHS for review | Q3 |
| 1.1 1.2 |  |  |  |  | 1 HHS | Conduct Facilities Program Management Course(s)—train approximately 100 management staff during FY 09. Deliverable: Course attendance lists and course evaluations. | Q4 |
|  | 2.1 | 3.0 | 4.0 |  | CDC | Atlanta, GA; Roybal Campus: Complete construction of Bldg 23, East Campus Consolidated Lab, replacing multiple bldgs on 2 campuses. | Q4 |
|  |  |  | 4.3 |  | FDA | Jefferson, AR; Jefferson Laboratory Complex: Miscellaneous Repairs and Improvements to Correct FCI Deficiencies | Q4 |
|  | 2.3 | 3.0 | 4.0 |  | FDA | Silver Spring, MD; White Oak Federal Center: GSA is constructing federally owned buildings for FDA at the White Oak Federal Center. The Center for Devices and Radiological Health will be vacating space in six different leased office buildings when they move to a new office building at White Oak. | Q4 |
|  | 2.4 |  |  |  | FDA | Davisville, RI; Quonset Hut (Building 336): FDA will complete planning to dispose of this property; take necessary actions to identify the presence of hazardous materials on the site, if any; complete necessary paperwork; obtain DHHS approval; and transfer the property to GSA for disposal. | Q4 |
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | NIH | NIH will submit its FY 2010 budget submissions to DHHS addressing real property management improvement goals and incorporating FRPC performance targets into FPAAs by August 15th. | Q4 |

| ----- | ----- | Rig | ht-- | ----- |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1-HR | 2-Size | 3-Cost | 4-Cond | 5-Data | OPDIV | Year 5 – FY 2010 Milestone | Due Date |
|  | 2.3 |  |  |  | PSC | Denver, Colorado: Modernization of the Byron G. Rogers Federal Building and Courthouse. Multiple Federal tenants including HHS Region 8 Office. Complete Lease Agreement. | Q1 |
|  | 2.3 | 3.0 | 4.0 |  | FDA | Silver Spring, MD; White Oak Federal Center: GSA is constructing federally owned buildings for FDA at the White Oak Federal Center. The Office of the Commissioner and Office of Regulatory Affairs will be vacating space in five different leased office buildings when they move to a new office building at White Oak. | Q2 |

| ----- | ----- | Rig | ht-- | ----- |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1-HR | 2-Size | 3-Cost | 4-Cond | 5-Data | OPDIV | Year 5 – FY 2011 Milestone | Due Date |
|  | 2.3 | 3.0 | 4.0 |  | FDA | Silver Spring, MD; White Oak Federal Center: GSA is constructing federally owned buildings for FDA at the White Oak Federal Center. The Center for Biologics Evaluation and Research will be vacating space in five different laboratory buildings (four buildings on the NIH campus and one leased building) when they move to a new laboratory building at White Oak. | Q4 |

| ----- | ----- | Rig | ht-- | ----- |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1-HR | 2-Size | 3-Cost | 4-Cond | 5-Data | OPDIV | Year 5 – FY 2012 Milestone | Due Date |
|  | 2.3 | 3.0 | 4.0 |  | FDA | Silver Spring, MD; White Oak Federal Center: GSA is constructing federally owned buildings for FDA at the White Oak Federal Center. The Center for Biologics Evaluation and Research and the Center for Veterinary Medicine will be vacating space in 10 different leased office buildings when they move to a new office building at White Oak. | Q2 |

ATTACHMENTS

APPENDIX 1 – HHS DEMOLITION PROJECTS BY SITE

APPENDIX 2 – HHS DISPOSAL (by excess) PROJECTS by SITE

APPENDIX 3 – HHS REPAIR/ RENOVATION/ MODERNIZATION PROJECTS

APPENDIX 4 – HHS CAPITAL IMPROVEMENT PROJECTS

APPENDIX 5 – HHS LEASED SPACED, PLANNED CONSOLIDATIONS

| DEMOLITION PROJECTS BY SITE |
| --- |
| (- FY 2005 – FY2008 +) |
|  |  |  |  |  | Actual or Planned |  |  |
| OPDIV | Site, City, State | Real Property Unique Identifier | Project Description including building name & number | GSF | Approval to Demolish FY##,Qtr# | Contract Documents Complete FY##,Qtr# | Contract Award FY##,Qtr# | Completion of Demolition FY##,Qtr# | Status (see note 1) | Annual O&M Cost Savings |
| CDC | Fort Collins, Colorado | COFC0007 | Fort Collins Building 7 | 190 | FY04,Q3 | FY04,Q3 | FY04,Q3 | FY04,Q4 | C | $4,229 |
| CDC | Chamblee, Atlanta, GA | GACH0004 | Chamblee Building 004 | 2,685 | FY03,Q3 | FY05,Q1 | FY05,Q1 | FY05,Q1 | C | Not Avail |
| CDC | Chamblee, Atlanta, GA | GACH0024 | Chamblee Building 024 | 8,791 | FY05,Q4 | FY05,Q4 | FY05,Q2 | FY06,Q1 | C | $56,262 |
| CDC | Chamblee, Atlanta, GA | GACH0027 | Chamblee Greenhouse | 800 | FY05,Q4 | FY05,Q4 | FY05,Q2 | FY06,Q1 | C | $26,158 |
| CDC | Chamblee, Atlanta, GA | GACH0031 | Chamblee Building 031 | 5,324 | FY05,Q4 | FY05,Q4 | FY05,Q2 | FY06,Q1 | C | $109,490 |
| CDC | Chamblee, Atlanta, GA | GACH0032 | Chamblee Building 032 | 12,638 | FY05,Q4 | FY05,Q4 | FY05,Q2 | FY06,Q1 | C | $227,344 |
| CDC | Chamblee, Atlanta, GA | GACHT026 | Chamblee Building 026T | 1,512 | FY05,Q4 | FY05,Q4 | FY05,Q2 | FY06,Q1 | C | Not Avail |
| CDC | Chamblee, Atlanta, GA | GACH0017 | Chamblee Building 017 | 47,791 | FY05,Q4 | FY05,Q4 | FY05,Q2 | FY06,Q2 | C | $888,189 |
| CDC | Roybal, Atlanta, GA | GARO0002 | Roybal Building 02 | 34,380 | FY05,Q4 | FY06,Q2 | FY06,Q2 | FY06,Q3 | C | $360,748 |
| CDC | Roybal, Atlanta, GA | GARO0007 | Roybal Building 07 | 66,528 | FY06,Q4 | FY06,Q4 | FY06,Q4 | FY06,Q4 | IP | $1,158,943 |
| CDC | Roybal, Atlanta, GA | GARO0008 | Roybal Building 08 | 15,246 | FY05,Q4 | FY06,Q4 | FY06,Q4 | FY06,Q4 | C | $153,490 |
| CDC | Roybal, Atlanta, GA | GARO0009 | Roybal Building 09 | 4,100 | FY05,Q4 | FY06,Q4 | FY06,Q4 | FY06,Q4 | C | $41,277 |
| CDC | Roybal, Atlanta, GA | GARO0011 | Roybal Building 11 | 38,863 | FY05,Q3 | FY06,Q2 | FY06,Q2 | FY06,Q4 | IP | $407,788 |
| CDC | Roybal, Atlanta, GA | GARO0004 | Roybal Building 04 | 14,149 | FY06,Q4 | FY06,Q4 | FY06,Q4 | FY06,Q4 | IP | $127,211 |
| CDC | Roybal, Atlanta, GA | GARO0005 | Roybal Building 05 | 57,390 | FY06,Q4 | FY06,Q4 | FY06,Q4 | FY06,Q4 | IP | $999,755 |
| CDC | Fort Collins, Colorado | COFC0001 | Fort Collins Building 1 | 3,852 | FY06,Q4 | FY04,Q3 | FY04,Q3 | FY07,Q1 | P | $173,381 |
| CDC | Fort Collins, Colorado | COFC0002 | Fort Collins Building 2 | 676 | FY06,Q4 | FY04,Q3 | FY04,Q3 | FY07,Q1 | P | $99,045 |
| CDC | Fort Collins, Colorado | COFC0003 | Fort Collins Building 3 | 256 | FY06,Q4 | FY04,Q3 | FY04,Q3 | FY07,Q1 | P | $17,227 |
| CDC | Fort Collins, Colorado | COFC0004 | Fort Collins Building 4 | 675 | FY06,Q4 | FY04,Q3 | FY04,Q3 | FY07,Q1 | P | $17,278 |
| CDC | Fort Collins, Colorado | COFC0005 | Fort Collins Building 5 | 1,359 | FY06,Q4 | FY04,Q3 | FY04,Q3 | FY07,Q1 | P | $3,773 |
| CDC | Fort Collins, Colorado | COFC0006 | Fort Collins Building 6 | 180 | FY06,Q4 | FY04,Q3 | FY04,Q3 | FY07,Q1 | P | $4,007 |
| CDC | Pittsburgh, PA | PAPR0102 | Pittsburgh Research Center Building 102 | 649 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $3,822 |
| CDC | Pittsburgh, PA | PAPR0107 | Pittsburgh Research Center Building 107 | 100 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $100 |
| CDC | Pittsburgh, PA | PAPR0109 | Pittsburgh Research Center Building 109 | 600 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $600 |
| CDC | Pittsburgh, PA | PAPR0111 | Pittsburgh Research Center Building 111 | 64 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $64 |
| CDC | Pittsburgh, PA | PAPR0119 | Pittsburgh Research Center Building 119 | 256 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $256 |
| CDC | Pittsburgh, PA | PAPR0123 | Pittsburgh Research Center Building 123 | 140 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $140 |
| CDC | Pittsburgh, PA | PAPR0124 | Pittsburgh Research Center Building 124 | 486 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $486 |
| CDC | Pittsburgh, PA | PAPR0125 | Pittsburgh Research Center Building 125 | 350 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $350 |
| CDC | Pittsburgh, PA | PAPR0127 | Pittsburgh Research Center Building 127 | 875 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $18,008 |
| CDC | Pittsburgh, PA | PAPR0128 | Pittsburgh Research Center Building 128 | 187 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $17,320 |
| CDC | Pittsburgh, PA | PAPR0129 | Pittsburgh Research Center Building 129 | 1,650 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $18,783 |
| CDC | Pittsburgh, PA | PAPR0130 | Pittsburgh Research Center Building 130 | 88 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $88 |
| CDC | Pittsburgh, PA | PAPR0134 | Pittsburgh Research Center Building 134 | 221 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $221 |
| CDC | Pittsburgh, PA | PAPR0135 | Pittsburgh Research Center Building 135 | 395 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $395 |
| CDC | Pittsburgh, PA | PAPR0146 | Pittsburgh Research Center Building 146 | 1,236 | FY06,Q3 | FY07,Q2 | FY07,Q3 | FY07,Q4 | P | $18,369 |
| CDC | Pittsburgh, PA | PAPR0022 | Pittsburgh Research Center Building 022 | 3,505 | FY06,Q3 | FY07,Q3 | FY07,Q4 | FY08,Q2 | IP | Note 2 |
| CDC | Pittsburgh, PA | PAPR0023 | Pittsburgh Research Center Building 023 | 10,888 | FY06,Q3 | FY07,Q3 | FY07,Q4 | FY08,Q2 | IP | Note 2 |
| CDC | Roybal, Atlanta, GA | GARO001S | Roybal Building 01 South | 100,401 | FY06,Q4 | FY06,Q4 | FY06,Q4 | FY10,Q2 | P | $1,749,023 |
| CDC | Roybal, Atlanta, GA | GARO0003 | Roybal Building 03 | 47,143 | FY06,Q4 | FY06,Q4 | FY06,Q4 | FY10,Q2 | P | $494,670 |
| CDC | Roybal, Atlanta, GA | GARO0006 | Roybal Building 06 | 120,901 | FY06,Q4 | FY06,Q4 | FY06,Q4 | FY10,Q2 | P | $2,110,810 |
| CDC | Chamblee, Atlanta, GA | GACH0014 | Chamblee Building 014 | 6,160 | FY06,Q3 | FY09,Q4 | FY10,Q1 | FY10,Q4 | P | $126,027 |
| CDC | Chamblee, Atlanta, GA | GACH0015 | Chamblee Building 015 | 19,039 | FY06,Q3 | FY09,Q4 | FY10,Q1 | FY10,Q4 | P | $389,517 |
| CDC | Chamblee, Atlanta, GA | GACH0020 | Chamblee Building 020 | 1,630 | FY06,Q3 | FY09,Q4 | FY10,Q1 | FY10,Q4 | P | $33,348 |
| CDC | Chamblee, Atlanta, GA | GACH0021 | Chamblee Building 021 | 2,259 | FY06,Q3 | FY09,Q4 | FY10,Q1 | FY10,Q4 | P | $46,748 |
| CDC | Chamblee, Atlanta, GA | GACH0022 | Chamblee Building 022 | 4,440 | FY06,Q3 | FY09,Q4 | FY10,Q1 | FY10,Q4 | P | $90,019 |
| CDC | Chamblee, Atlanta, GA | GACH0023 | Chamblee Building 023 | 10,993 | FY06,Q3 | FY09,Q4 | FY10,Q1 | FY10,Q4 | P | $224,905 |
| CDC Total |  |  |  | 647,941 |  |  |  |  |  | $10,219,664 |
| FDA | NONE. |  |  |  |  |  |  |  |  |  |
| FDA Total |  |  |  | 0 |  |  |  |  |  | $0 |
| IHS | PHS Indian Health Center, DULCE, NM | 1395 | 11512, building 2000 | 1,456 | FY05,Q4 | FY06,Q2 | FY06,Q2 | FY06,Q2 | C | $5,144 |
| IHS | PHS Indian Health Center, DULCE, NM | 1396 | 11512, building 2004 | 528 | FY05,Q4 | FY06,Q2 | FY06,Q2 | FY06,Q2 | C | $5,844 |
| IHS | PHS Indian Hospital-FT BELKNAP, HARLEM, MT | 1900 | 11503, building 126 | 1,728 | FY06,Q2 | FY06,Q2 | FY06,Q2 | FY06,Q2 | C | $7,566 |
| IHS | PHS Indian Medical Center, PHOENIX, AZ | 4068 | 11473, building 0245T | 1,536 | FY06,Q3 | FY06,Q3 | FY06,Q3 | FY06,Q3 | C | $26,045 |
| IHS | PHS Indian Medical Center, PHOENIX, AZ | 4067 | 11473, building 0244T | 1,536 | FY06,Q3 | FY06,Q3 | FY06,Q3 | FY06,Q3 | C | $26,045 |
| IHS | PHS Institutional Support Fac, WINDOW ROCK, AZ | 3020 | 11485, building 4005 | 896 | FY05,Q4 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $2,344 |
| IHS | Sells Indian Hospital, SELLS, AZ | 4824 | 11482, building 588 | 1,294 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $0 |
| IHS | Sells Indian Hospital, SELLS, AZ | 4825 | 11482, building 589 | 1,294 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $0 |
| IHS | Sells Indian Hospital, SELLS, AZ | 4826 | 11482, building 590 | 1,294 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $0 |
| IHS | Sells Indian Hospital, SELLS, AZ | 4827 | 11482, building 591 | 1,294 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $0 |
| IHS | Sells Indian Hospital, SELLS, AZ | 4838 | 11482, building 605 | 924 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $0 |
| IHS | PHS Institutional Support Fac, POPLAR, MT | 1954 | 11505, building 61 | 1,040 | FY05,Q4 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $7,531 |
| IHS | PHS Institutional Support Fac, POPLAR, MT | 1955 | 11505, building 62 | 832 | FY05,Q4 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $6,025 |
| IHS | PHS Institutional Support Fac, POPLAR, MT | 1956 | 11505, building 63 | 932 | FY05,Q4 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $6,749 |
| IHS | PHS Indian Hospital, CROWNPOINT, NM | 3179 | 11511, building 4005 | 648 | FY05,Q4 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $2,219 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1466 | 11520, building 4009 | 784 | FY05,Q4 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,230 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1467 | 11520, building 5117 | 684 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,073 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1468 | 11520, building 5118 | 684 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,073 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1469 | 11520, building 5119 | 684 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,073 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1470 | 11520, building 5120 | 684 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,073 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1471 | 11520, building 6884 | 672 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,055 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1472 | 11520, building 6885 | 672 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,055 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1474 | 11520, building 7778 | 840 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,318 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1476 | 11520, building 7780 | 840 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,318 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1477 | 11520, building 7781 | 840 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,318 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1478 | 11520, building 7782 | 840 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,318 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1479 | 11520, building 7783 | 840 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,318 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1480 | 11520, building 7787 | 600 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $942 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1482 | 11520, building 8239 | 840 | FY05,Q4 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,318 |
| IHS | IHS Indian Hospital, ZUNI, NM | 1483 | 11520, building 8240 | 840 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $1,318 |
| IHS | PHS Indian Hospital, LAWTON, OK | 3803 | 11533, building 424 | 2,500 | FY06,Q2 | FY07,Q4 | FY07,Q4 | FY07,Q4 | A | $13,427 |
| IHS | PHS Indian Hospital-FT BELKNAP, HARLEM, MT | 1883 | 11503, building 4 | 2,576 | FY08,Q4 | FY08,Q4 | FY08,Q4 | FY08,Q4 | P | $2,819 |
| IHS | No. Cheyenne Health Ctr, LAME DEER, MT | 6406 | 11504, building 2 | 185 | FY08,Q4 | FY08,Q4 | FY08,Q4 | FY08,Q4 | P | $436 |
| IHS | No. Cheyenne Health Ctr, LAME DEER, MT | 1914 | 11504, building 5 | 387 | FY08,Q4 | FY08,Q4 | FY08,Q4 | FY08,Q4 | P | $4,915 |
| IHS | PHS Institutional Support Fac, TALIHINA, OK | 3819 | 11536, building 201 | 94,774 | FY08,Q4 | FY08,Q4 | FY08,Q4 | FY08,Q4 | P | $4,710 |
| IHS Total |  |  |  | 128,998 |  |  |  |  |  | $139,619 |
| NIH | Bethesda, Maryland | N-06-001 | Porter Neuroscience Research Center II, Demo Building 36 | 250,000 | FY05,Q4 | FY06,Q1 | FY06,Q2 | FY07,Q1 | IP | $1,028,550 |
| NIH | Hamilton, MT | N-05-001 | Demo Buildings 14, 16, & 17 as part of RML Replacement Project | 9,495 | FY05,Q4 | FY07,Q1 | FY07,Q1 | FY08,Q1 | D | Not Avail |
| NIH Total |  |  | 259,495 |  |  |  |  |  | $1,028,550 |
| Grand Total |  |  | 1,036,434 |  |  |  |  |  | $11,387,833 |
| Note 1: STATUS = “P” for Planning; “A” for Approved; “D” for In Design; “IP” for Demolition In Progress; “C” for Demolition Complete ß More than one may be applicable. |
| Note 2 (CDC): Pittsburgh bldgs 22 and 23 have been deactivated with utilities off since 1990. FPAA approved for demolition; Non-mission critical and under-utilized. |

| DISPOSAL (by excess) PROJECTS BY SITE |
| --- |
| (FY 2006 – FY2008) |
| OPDIV | Site, City, State | Real Property Unique Identifier | Project Description including building name & number | GSF | Approval to Dispose | Turnover to GSA for Disposal | Status | Annual O&M Cost Savings |
|  |  |  |  |  | FY##,Q## | FY##,Q## | (see note 1) |  |
| CDC | Cincinnati, OH | OHHA0001 | Building 01 - Hamilton Lab | 146,000 | FY07,Q3 | FY13,Q3 | P | $1,146,800 |
| CDC | Cincinnati, OH | OHHA0002 | Building 02 - Modular | 3,808 | FY07,Q3 | FY13,Q3 | P | $19,400 |
| CDC | Cincinnati, OH | OHHA0003 | Building 03 - BT Storage | 2,500 | FY07,Q3 | FY13,Q3 | P | $19,400 |
| CDC | Cincinnati, OH | OHRT0001 | Building 01 - Taft Lab | 164,953 | FY07,Q3 | FY13,Q3 | P | $1,735,809 |
| CDC | Cincinnati, OH | OHTN0002 | Building 02/T-2 | 4,336 | FY07,Q3 | FY13,Q3 | P | $21,200 |
| CDC | Cincinnati, OH | OHTN0003 | Building 03/T-1 | 3,635 | FY07,Q3 | FY13,Q3 | P | $21,200 |
| CDC | Cincinnati, OH | OHTN0004 | Building 04/T-6 | 10,064 | FY07,Q3 | FY13,Q3 | P | $133,650 |
| CDC | Cincinnati, OH | OHTN0005 | Building 05/T-9 | 6,426 | FY07,Q3 | FY13,Q3 | P | $21,200 |
| CDC | Cincinnati, OH | OHTN0006 | Building 06/T-10 | 3,125 | FY07,Q3 | FY13,Q3 | P | $45,100 |
| CDC | Cincinnati, OH | OHTN0010 | Cincinnati - Taft Building 10 | 3,031 | FY07,Q3 | FY13,Q3 | P | $45,000 |
| CDC | Cincinnati, OH | OHTNFNCE | Taft Security Fence | None | FY07,Q3 | FY13,Q3 | P | $13,800 |
| CDC | Cincinnati, OH | OHTNROAD | Cincinnati - Taft Road & Bridge | None | FY07,Q3 | FY13,Q3 | P | $140,500 |
| CDC | Cincinnati, OH | OHTNUTS1 | Cincinnati - Taft Utility System | None | FY07,Q3 | FY13,Q3 | P | $14,800 |
| CDC Total |  |  |  | 347,878 |  |  |  | $3,377,859 |
| FDA | Davisville, Rhode Island | Bldg 336 | Dispose excess property – Quonset Hut (Building 336) | 4,100 | FY07,Q4 | FY09,Q4 | P | $0 |
| FDA Total |  |  |  | 4,100 |  |  |  | $0 |
| IHS | PHS Institutional Support Fac, ROCKY BOY, MT | 2002 | 12678, building 98 | 1,871 | FY06,Q1 | FY06,Q2 | C | $71 |
| IHS | PHS Indian Hospital, CHEROKEE, NC | 3672 | 11521, building 1 | 1,272 | FY06,Q1 | FY06,Q4 | C | $4,642 |
| IHS | PHS Indian Hospital, CHEROKEE, NC | 3673 | 11521, building 2 | 1,464 | FY06,Q1 | FY06,Q4 | C | $5,342 |
| IHS | PHS Indian Hospital, CHEROKEE, NC | 3674 | 11521, building 3 | 1,464 | FY06,Q1 | FY06,Q4 | C | $5,342 |
| IHS | PHS Indian Hospital, CHEROKEE, NC | 3675 | 11521, building 4 | 1,464 | FY06,Q1 | FY06,Q4 | C | $5,342 |
| IHS | PHS Institutional Support Fac, PHILADELPHIA, MS | 3666 | 11500, building 2 | 2,400 | FY06,Q1 | FY07,Q4 | A | $226 |
| IHS | PHS Institutional Support Fac, PHILADELPHIA, MS | 3667 | 11500, building 4 | 1,456 | FY06,Q1 | FY07,Q4 | A | $1,326 |
| IHS | PHS Institutional Support Fac, PHILADELPHIA, MS | 3668 | 11500, building 5 | 1,456 | FY06,Q1 | FY07,Q4 | A | $1,326 |
| IHS | PHS Institutional Support Fac, PHILADELPHIA, MS | 3669 | 11500, building 6 | 1,260 | FY06,Q1 | FY07,Q4 | A | $1,148 |
| IHS | PHS Indian Health Center, DULCE, NM | 7812 | 11512, building 2009 | 1442 | FY06,Q4 | FY07,Q4 | A | $21,172 |
| IHS | PHS Indian Health Center, PEACH SPRINGS, AZ | 4418 | 11975, building 816 | 712 | FY06,Q4 | FY07,Q4 | A | $2,064 |
| IHS | PHS Institutional Support Fac, WHITE EARTH, MN | 1641 | 11499, building 302 | 1,211 | FY07,Q4 | FY07,Q4 | P | $0 |
| IHS | PHS Institutional Support Fac, WHITE EARTH, MN | 1642 | 11499, building 304 | 1,508 | FY07,Q4 | FY07,Q4 | P | $0 |
| IHS | PHS Institutional Support Fac, WHITE EARTH, MN | 1643 | 11499, building 311 | 1,000 | FY07,Q4 | FY07,Q4 | P | $0 |
| IHS | PHS Institutional Support Fac, WHITE EARTH, MN | 1644 | 11499, building 318 | 670 | FY07,Q4 | FY07,Q4 | P | $0 |
| IHS | PHS Institutional Support Fac, WHITE EARTH, MN | 1645 | 11499, building 0302A | 336 | FY07,Q4 | FY07,Q4 | P | $0 |
| IHS | PHS Institutional Support Fac, WHITE EARTH, MN | 1646 | 11499, building 0304A | 336 | FY07,Q4 | FY07,Q4 | P | $0 |
| IHS | PHS Indian Hospital, CHEROKEE, NC | 3676 | 11521, building 57 | 1,274 | FY07,Q4 | FY07,Q4 | P | $4,649 |
| IHS | PHS Indian Hospital, CHEROKEE, NC | 3677 | 11521, building 58 | 1,283 | FY07,Q4 | FY07,Q4 | P | $4,682 |
| IHS | PHS Indian Hospital, FORT DEFIANCE, AZ | 2547 | 11469, building 35 | 15,583 | FY08,Q4 | FY08,Q4 | P | $0 |
| IHS | PHS Indian Health Station, CASA BLANCA (GRANDE), AZ | 4099 | 11476, building 452 | 1,320 | FY08,Q4 | FY08,Q4 | P | $0 |
| IHS | PHS Indian Hospital, CROW AGENCY, MT | 1828 | 11502, building 21 | 24,055 | FY08,Q4 | FY08,Q4 | P | $3,753 |
| IHS | No. Cheyenne Health Ctr, LAME DEER, MT | 1912 | 11504, building 3 | 84 | FY08,Q4 | FY08,Q4 | P | $792 |
| IHS | No. Cheyenne Health Ctr, LAME DEER, MT | 6225 | 11504, building 4 | 2,098 | FY08,Q4 | FY08,Q4 | P | $26,630 |
| IHS | PHS Indian Health Center, PAWNEE, OK | 3810 | 11534, building 2 | 18,786 | FY08,Q4 | FY08,Q4 | P | $776 |
| IHS | PHS Indian Health Center, PAWNEE, OK | 3811 | 11534, building 3 | 3,544 | FY08,Q4 | FY08,Q4 | P | $173 |
| IHS | PHS Indian Health Center, PAWNEE, OK | 3816 | 11534, building 8 | 144 | FY08,Q4 | FY08,Q4 | P | $119 |
| IHS | PHS Institutional Support Fac, PINE RIDGE, SD | 159 | 11545, building 102 | 16,816 | FY08,Q4 | FY08,Q4 | P | $274 |
| IHS | PHS Indian Health Center, BYLAS, AZ | 4420 | 12660, building 305 | 1,536 | FY08,Q4 | FY08,Q4 | P | $0 |
| IHS | PHS Indian Health Center, BYLAS, AZ | 4421 | 12660, building 306 | 600 | FY08,Q4 | FY08,Q4 | P | $0 |
| IHS | PHS Indian Health Center, KYLE, SD | 520 | 12669, building 00C06 | 960 | FY08,Q4 | FY08,Q4 | P | $150 |
| IHS | PHS Indian Health Station, WAKPALA, SD | 593 | 14669, building 1 | 1,920 | FY08,Q4 | FY08,Q4 | P | $109 |
| IHS Total |  |  | 111,325 |  |  |  | $90,108 |
| Grand Total |  |  | 463,303 |  |  |  | $3,467,967 |
|  | Note 1: STATUS = “P” for Planning; “A” for Approved; “C” for Turnover to GSA Complete ß More than one may be applicable. |  |  |

| REPAIR/ RENOVATION/ MODERNIZATION PROJECTS |
| --- |
| Primarily to Improve Condition Index (CI) or Renovations due to Mission Necessity |
| (FY 2006 – FY2008+) |
| OPDIV | Site, City, State | Real Property Unique Identifier | Project Description including building name & number | Total Project Funding ($) | Estimated Reduction in Deferred Maint backlog | Project Approval FY##, Qtr# | Contract Documents Complete FY##, Qtr# | Contract Award FY##, Qtr# | Estimated Completion FY##, Qtr# |
| ACF | Washington, DC | DC0343 | Aerospace Building, 37- L’Enfant Promenade, (aka 901 D St., SW) – Renovation of ACF-occupied/leased space on floors 6 (completed second quarter of FY 2006), 4, 2, 5, 8, and 7. | $12,200,000 | NA |  |  | GSA multiple contracts | FY08,Q3 |
| ACF Total |  |  |  | $12,200,000 | 0 |  |  |  |  |
| CDC | Roybal, Atlanta, GA | C-P099069 | Install Chillers #3 and #4 Roybal | $4,083,000 | Not Available 1 | FY04,Q4 | FY05,Q1 | FY05,Q2 | FY06,Q3 |
| CDC | Roybal, Atlanta, GA | P2002055 | Blast-resistant glazing, Roybal | $2,500,000 | Not Available 2 | FY05,Q4 | FY06,Q1 | FY06,Q3 | FY07,Q1 |
| CDC | Roybal, Atlanta, GA | C-P2004026 | Install Fire Suppression, Roybal | $1,177,000 | Not Available 3 | FY04,Q2 | FY06,Q1 | FY06,Q3 | FY06,Q4 |
| CDC | Roybal/Chamblee, Atlanta, GA | C-P2005098 | Optical Turnstile & TDAR Units, Roybal Campus Bldgs 47, 17, 18, 19, 21 & Chamblee Bldgs 103, 105, 110 | $3,830,000 | Not Available 4 | FY06,Q4 | FY06,Q4 | FY06,Q4 | FY07,Q2 |
| CDC | Lawrenceville, Lawrenceville, GA | C-P2002337 | Modernization Bldg.A, Lawrenceville | $7,040,000 | Not Available 5 | FY04,Q4 | FY07,Q2 | FY07,Q2 | FY08,Q1 |
| CDC | Lawrenceville, Lawrenceville, GA | C-P2000148 | Building B Addition, Lawrenceville | $5,211,000 | Not Available 6 | FY04,Q4 | FY07,Q2 | FY07,Q2 | FY08,Q2 |
| CDC Total |  |  |  | $23,841,000 | $0 |  |  |  |  |
| FDA | MRC, Laurel, MD | MD0335 | Repair Chiller #2 at MOD2 Building | $80,000 | $0 | FY06,Q3 | NA | FY06,Q3 | FY06,Q3 |
| FDA | JLC, Jefferson, AR | 30956-XX | Repair to Substation 62 Transformer | $109,000 | $109,000 | FY06,Q3 | FY06,Q3 | FY06,Q3 | FY06,Q3 |
| FDA | CFSAN, Dauphin Island, AL | 15380-A | Decommissioning of Seafood Laboratory | $57,000 | $0 | FY06,Q2 | FY06,Q2 | FY06,Q4 | FY06,Q4 |
| FDA | Winchester Engineering & Analytical Center (WEAC), Winchester, MA | 15388-A | Asbestos Abatement to Remove Damaged Building Materials in Main Laboratory | $330,000 | $330,000 | FY06,Q2 | FY06,Q2 | FY06,Q3 | FY06,Q4 |
| FDA | Center for Food Safety and Applied Nutrition (CFSAN), Dauphin Island, AL | 15380-A | HVAC and Electrical Repairs to Seafood Laboratory | $2,400,000 | $2,400,000 | FY06,Q1 | FY06,Q1 | FY06,Q2 | FY07,Q1 |
| FDA | Muirkirk Road Complex (MRC), Laurel, MD | 3001 | Lightning Protection System Replacement – FDA Laboratory Building 1 (MOD1) | $50,000 | $0 | FY06,Q2 | FY06,Q2 | FY06,Q3 | FY07,Q1 |
| FDA | Jefferson Laboratory Complex (JLC), Jefferson, AR | 30956 | Repairs – Miscellaneous Facility Condition Deficiencies in Multiple Buildings | $200,000 | $200,000 | FY06,Q2 | FY06,Q2 | FY06,Q3 | FY07,Q1 |
| FDA | JLC, Jefferson, AR | 30956-XX | Certification of BSL-3 Laboratory in Building 62 | $25,000 | $0 | FY06,Q3 | NA | FY06,Q3 | FY07,Q1 |
| FDA | JLC, Jefferson, AR | 30956-XX | Design for Building 62 Fire Alarm Improvements | $45,000 | $0 | FY06,Q2 | FY06,Q2 | FY06,Q3 | FY07,Q2 |
| FDA | Pacific Regional Laboratory and Office Complex, Irvine, CA | 9024-A | Solar Heat Gain Study and Modifications to Laboratory Building | $60,000 | $0 | FY06,Q4 | NA | FY07,Q1 | FY07,Q2 |
| FDA | JLC, Jefferson, AR | 30956-U | Roof Replacement – Building 85B | $332,000 | $332,000 | FY06,Q4 | FY06,Q4 | FY07,Q1 | FY07,Q2 |
| FDA | San Juan District Office (SJN-DO), San Juan, PR | 35773 | Repair Campus Sanitary Sewer System | $627,000 | $627,000 | FY06,Q3 | FY06,Q4 | FY06,Q4 | FY07,Q3 |
| FDA | All FDA Owned Assets (except for MOD1, BRF, JLC and Davisville, RI) | 15380, 35773, 15388, 9024 | Energy Conservation Studies for FDA Owned Facilities (Dauphin Island, WEAC, San Juan and Irvine, CA) | $267,000 | NA | FY06,Q3 | NA | FY06,Q4 | FY07,Q3 |
| FDA | CFSAN, Dauphin Island, AL | 15380-C | Replace Chemical Storage Building | $300,000 | $300,000 | FY06,Q4 | FY07,Q1 | FY07,Q2 | FY07,Q3 |
| FDA | JLC, Jefferson, AR | 30956 | Repair Deficiencies in Buildings 53B-E, 5C and Campus-Wide Electrical Distribution System | $945,000 | $945,000 | FY06,Q3 | FY06,Q3 | FY06,Q4 | FY07,Q4 |
| FDA | CFSAN, Dauphin Island, AL | 15380-A | Replace Roof and Casework – Seafood Laboratory Building | $1,500,000 | $1,500,000 | FY07,Q1 | FY07,Q1 | FY07,Q2 | FY07,Q4 |
| FDA | SJN-DO, San Juan, PR | 35773 | Nomination Application to Place Site on National Register | $25,000 | NA | FY06,Q4 | FY07,Q1 | FY07,Q1 | FY07,Q4 |
| FDA | JLC, Jefferson, AR | 30956-O, V & X | Replace Fire Alarm Systems – Buildings 5A, 53A & 53C | $471,000 | $471,000 | FY07,Q1 | FY07,Q1 | FY07,Q2 | FY07,Q4 |
| FDA | JLC, Jefferson, AR | 30956-P & XX | Replace Fire Alarm Systems – Buildings 5D & 62 | $318,000 | $318,000 | FY07,Q2 | FY07,Q2 | FY07,Q3 | FY08,Q1 |
| FDA | WEAC, Winchester, MA | 15388-A | HVAC System Replacement Project – Main Laboratory | $640,000 | $640,000 | FY07,Q2 | FY07,Q2 | FY07,Q3 | FY08,Q2 |
| FDA | JLC, Jefferson, AR | 30956-CC | Repair Water Tower for Bldg 11 | $148,000 | $148,000 | FY07,Q3 | FY07,Q3 | FY07,Q4 | FY08,Q2 |
| FDA | JLC, Jefferson, AR | 30956-B & WW | Buildings 20 & 60 – Roof Replacement | $100,000 | $100,000 | FY07,Q3 | FY07,Q3 | FY07,Q4 | FY08,Q2 |
| FDA | SJN-DO, San Juan, PR | 35773-A & E | Repair and Renovation of Buildings 1 & 10 | $700,000 | $700,000 | FY07,Q3 | FY07,Q3 | FY07,Q4 | FY08,Q3 |
| FDA | All FDA Owned Assets (except for Davisville, RI) | 15380, 3001, 30956, 35773, 15388, 9024, 14804 | Facility Condition Assessments for FDA Owned Facilities (Dauphin Island, WEAC, MOD1, and Beltsville Research Facility) | $406,000 | NA | FY07,Q4 | FY07,Q4 | FY08,Q1 | FY08,Q4 |
| FDA | SJN-DO, San Juan, PR | 35773 | Repair and Renovation of Buildings 8 and 11 | $700,000 | $700,000 | FY07,Q4 | FY07,Q4 | FY08,Q1 | FY08,Q4 |
| FDA | JLC, Jefferson, AR | 30956-P & R | Replace Water-Cooled Air Handling Units – Buildings 5C & 5D | $750,000 | $750,000 | FY08,Q1 | FY08,Q1 | FY08,Q2 | FY09,Q1 |
| FDA | JLC, Jefferson, AR | 30956-RR & WW | Fire Alarm System Improvements – Buildings 51 & 60 | $600,000 | $600,000 | FY08,Q2 | FY08,Q2 | FY08,Q3 | FY09,Q1 |
| FDA | MRC, Laurel, MD | 3001 | Correct Electrical Deficiencies & Miscellaneous Repairs at the MOD1 Laboratory | $1,000,000 | $1,000,000 | FY08,Q2 | FY08,Q2 | FY08,Q3 | FY09,Q2 |
| FDA | JLC, Jefferson, AR | 30956 | Campus Fire Alarm Improvements | $1,000,000 | $1,000,000 | FY08,Q3 | FY08,Q3 | FY08,Q4 | FY09,Q4 |
| FDA Total |  |  |  | $14,185,000 | $13,170,000 |  |  |  |  |
| IHS | New Town, ND | 11525 | Quarters and Clinic Improvements building 1 | $1,121,491 | $165,000 | FY05,Q2 | FY06,Q1 | FY06,Q1 | FY07,Q1 |
| IHS | Lawton, OK | 11533 | Lawton Hospital building 421 Expansion and Renovation | $9,116,239 | $850,000 | FY03,Q1 | FY05,Q1 | FY05,Q1 | FY08,Q2 |
| IHS | Bethel, AK | 61088 | OB Remodel in Hospital Building 801 | $1,577,000 | $370,000 | FY06,Q1 | FY06,Q4 | FY07,Q1 | FY08,Q1 |
| IHS Total |  |  |  | $11,814,730 | $1,385,000 |  |  |  |  |
| NIH | Bethesda, Maryland |  | Commercial Vehicle Inspection Station | $8,100,000 | Not Available | FY04,Q4 | FY05,Q4 | FY05,Q2 | FY07,Q1 |
| NIH | Frederick, Maryland | N-06-105 | Renovate Building 571 for Animal Holding, FCRDC | $7,110,000 | Not Available | FY06,Q3 | FY06,Q3 | FY06,Q3 | FY07,Q2 |
| NIH | Bethesda, Maryland |  | NIH Gateway Center | $30,900,000 | Not Available | FY02,Q1 | FY05,Q2 | FY05,Q2 | FY07,Q3 |
| NIH | Bethesda, Maryland | N-05-105 | NIAMS Lab Renovation, Bldg 10, 13th floor Q wing | $3,120,000 | Not Available | FY06,Q4 | FY06,Q4 | FY06,Q4 | FY07,Q4 |
| NIH | Bethesda, Maryland | N-05-006 | NINDS Lab Renovation, Bldg 10, 7th floor Q wing | $2,780,000 | Not Available | FY06,Q4 | FY06,Q4 | FY06,Q4 | FY07,Q4 |
| NIH | Bethesda, Maryland | N-06-008 | CRC Atrium Safety Upgrade | $9,800,000 | Not Available | FY06,Q4 | FY07,Q1 | FY07,Q1 | FY07,Q4 |
| NIH | Bethesda, Maryland |  | CRC Vaccine Evaluation Clinic, Special Studies Unit, Bldg 10 CRC | $4,500,000 | Not Available | FY06,Q1 | FY07,Q1 | FY07,Q1 | FY07,Q4 |
| NIH | Frederick, Maryland | N-06-106 | Renovate Building 431, FCRDC | $2,510,000 | Not Available | FY06,Q4 | FY07,Q1 | FY07,Q1 | FY07,Q4 |
| NIH | Bethesda, Maryland | N-05-103 | Life Safety / Exiting Stairs, Building 31 C wing | $5,000,000 | Not Available | FY05,Q4 | FY07,Q1 | FY07,Q2 | FY08,Q2 |
| NIH | Bethesda, Maryland | N-06-009 | Modernization of Building 6 | $63,000,000 | Not Available | FY06,Q4 | FY07,Q1 | FY07,Q1 | FY08,Q2 |
| NIH | Bethesda, Maryland | N-06-108 | Repair to HVAC System, Bldg 41 | $3,920,000 | $2,695,000 | FY06,Q4 | FY06,Q4 | FY06,Q4 | FY08,Q2 |
| NIH | Bethesda, Maryland | N-05-102 | Mechanical System Improvements, Lab Building 6B | $9,200,000 | Not Available | FY05,Q4 | FY06,Q1 | FY06,Q1 | FY08,Q3 |
| NIH | Bethesda, Maryland | N-06-109 | NIH Clinical Data Center, Building 10 / CRC | $9,800,000 | Not Available | FY06,Q4 | FY07,Q2 | FY07,Q3 | FY08,Q3 |
| NIH | Bethesda, Maryland | N-06-003 | Building 10 Repair Program (Phase I) | $20,200,000 | Not Available | FY05,Q4 | FY06,Q4 | FY06,Q4 | FY08,Q4 |
| NIH | Bethesda, Maryland | N-07-100 | ACRF Electrical Vault 8 Repair / Replacement, Building 10/ACRF | $5,680,000 | $5,680,000 | FY06,Q4 | FY07,Q3 | FY07,Q4 | FY09,Q1 |
| NIH | Bethesda, Maryland | N-08-001 | Continuous Power upgrade to NIH Data Center – Phase I, Bldg 12 | $13,300,000 | Not Available | FY08,Q1 | FY08,Q3 | FY08,Q3 | FY09,Q4 |
| NIH Total |  |  |  | $198,920,000 | $8,375,000 |  |  |  |  |
| PSC | Byron G. Rogers Federal Building and Courthouse, 1961 Stout Street, Denver, CO | CO0039 | Major GSA Renovation of the Byron G. Rogers Federal Building and Courthouse, Denver, CO, Multiple Federal tenants including HHS Region 8 Office. Funding for design will start in FY08 with construction beginning in FY10 | TBD | N/A | N/A | N/A | N/A | FY10,Q4 |
| PSC Total |  |  | $0 | $0 |  |  |  |  |
| Grand Total |  |  | $260,960,730 | $22,930,000 |  |  |  |  |
|  | CDC Note 1. Program requirements to support new buildings: no deferred maintenance costs. |
|  | CDC Note 2. Security upgrade: no deferred maintenance costs. |
|  | CDC Note 3. Information Technology protection upgrade: no deferred maintenance costs. |
|  | CDC Note 4. Security upgrade: no deferred maintenance costs. |
|  | CDC Note 5. Project modernizes a previously inactive asset, and returns it to active, mission-critical status. CDC does not have data to support a definitive maintenance calculation for this asset. However, new FCI will be greater than or equal to 90. |
|  | CDC Note 6. AAALAC compliance requirements. |

| CAPITAL CONSTRUCTION PROJECTS |
| --- |
| (Addressing issues of “Right Size”, "Right Cost" and "Right Condition" of the Inventory) |
| (FY 2006 – FY2008+) |
| OPDIV | Site, City, State | Real Property Unique Identifier (if assigned) | Project Title/Description | Total Project Funding | New Construction Quantity (GSF) | Associated Demolition or Lease Disposal (GSF/RSF) | Project Approval FY##,Qtr# | Contract Documents Complete FY##,Qtr# | Contract Award FY##,Qtr# | Estimated Completion FY##,Qtr# |
| CDC | Fort Collins, CO | P2001322 | Ft. Collins DVBID Lab (Note 1) | $80,000,000 | 160,000 | 7,188 | FY03,Q1 | FY04,Q4 | FY04,Q3 | FY07,Q1 |
| CDC | Chamblee, Atlanta, GA | C-P1997210 | Environmental Health Facility, Chamblee (Note 2) | $113,520,000 | 333,643 | 174,537 | FY05,Q2 | FY06,Q2 | FY05,Q3 | FY07,Q3 |
| CDC | Roybal, Atlanta, GA | C-P2005067 | ITSO CIP (Note 3) | $40,200,000 | N/A | N/A | FY05,Q4 | FY07,Q4 | FY02,Q2 | FY07,Q4 |
| CDC | Roybal, Atlanta, GA | P2002023 | Utility Infrastructure/ Transhipment, Roybal (Note 4&5) | $145,800,000 | 128,400 | 38,863 | FY02,Q3 | FY06,Q2 | FY04,Q4 | FY09,Q2 |
| CDC | Roybal, Atlanta, GA | C-P2001078 | East Campus Consolidation Lab, Roybal | $365,340,000 | 730,000 | 398,037 | FY04,Q4 | FY07,Q1 | FY05,Q3 | FY09,Q4 |
| CDC | Cincinnati, GA | P2002299 | NIOSH Cincinnati Consolidation (Note 6) | $2,400,000 | 350,000 | 347,878 | FY09,Q4 | FY10,Q4 | FY11,Q1 | FY13,Q1 |
| CDC Total |  |  |  | $747,260,000 | 1,702,043 | 966,503 |  |  |  |  |
| FDA | Bethesda, MD, NIH | 9018 | Rooms 3A01 and 3A03 Modifications, Building 29A | $2,720,000 | NA | NA | FY06,Q4 | FY06,Q4 | FY06,Q4 | FY07,Q3 |
| FDA | MRC, Laurel, MD | MD0335 | Emergency Generator at MOD 2 | $1,470,000 | NA | NA | FY06,Q4 | FY06,Q1 | FY07,Q1 | FY07,Q4 |
| FDA | NCTR, Jefferson, AR | 30956-QQ | Fit-Out of Floors 2,3, 4,and 5 , Building 50 | $4,700,000 | NA | NA | FY06,Q4 | FY07,Q3 | FY07,Q4 | FY08,Q4 |
| FDA Total |  |  |  | $8,890,000 | 0 | 0 |  |  |  |  |
| IHS | Health Center Red Mesa, AZ |  | New Construction of Health Center Red Mesa, AZ | $64,100,000 | 118,039 | 5,521 | FY00,Q3 | FY05,Q2 | FY04,Q4 | FY07,Q1 |
| IHS | Health Center Sisseton, SD |  | New Construction of Health Center Sisseton, SD | $40,160,000 | 84,921 | 26,208 | FY02,Q3 | FY03,Q4 | FY04,Q1 | FY07,Q1 |
| IHS | Health Center Clinton, OK |  | New Construction of Health Center Clinton, OK | $20,360,000 | 56,980 | 27,306 | FY04,Q3 | FY05,Q1 | FY06,Q2 | FY07,Q2 |
| IHS | Quarters Ft. Belknap, MT. |  | New Construction of Quarters Ft. Belknap, MT | $8,260,000 | 80,880 | 0 | FY06,Q4 | FY07,Q1 | FY07,Q2 | FY08,Q3 |
| IHS | PIMC SW ACC Komatke, AZ |  | New Construction of PIMC SW ACC | $27,170,000 | 79,787 | 8,019 | FY06,Q2 | FY07,Q2 | FY07,Q2 | FY09,Q1 |
| IHS | PIMC SE ACC Chandler, AZ |  | New Construction of PIMC SE ACC | $53,970,000 | 132,580 | 0 | FY06,Q4 | FY08,Q2 | FY08,Q3 | FY10,Q4 |
| IHS | Health center Eagle Butte, SD |  | New Construction of Health Center Eagle Butte, SD | $97,350,000 | 375,557 | 50,328 | FY06,Q1 | FY07,Q1 | FY07,Q2 | FY11,Q1 |
| IHS | Health Center Kayenta, AZ |  | New Construction of Health Center Kayenta, AZ | $109,490,000 | 155,096 | 34,657 | FY06,Q4 | FY09,Q1 | FY09,Q3 | FY11,Q3 |
| IHS | Hospital San Carlos, AZ |  | New Construction of Hospital San Carlos, AZ | $110,733,000 | 249,499 | 38,532 | FY06,Q4 | FY08,Q3 | FY09,Q1 | FY11,Q4 |
| IHS | Hospital Barrow, AK |  | New Construction of Hospital Barrow, AK | $136,168,000 | 100,377 | 23,464 | FY05,Q2 | FY09,Q2 | FY09,Q3 | FY14,Q1 |
| IHS Total |  |  |  | $667,761,000 | 1,433,716 | 214,035 |  |  |  |  |
| NIH | NIH, RTP, NC | N-06-007 | NIEHS Clinical Research Unit | $6,480,000 | 14,000 | 0 | FY06,Q4 | FY06,Q4 | FY06,Q4 | FY07,Q4 |
| NIH | NIH, Hamilton, MT | N-05-001 | RML Security Buffer & Replacement Facility , Building 31 | $10,300,000 | 29,400 | 9,495 | FY05,Q4 | FY06,Q4 | FY06,Q4 | FY08,Q2 |
| NIH | NIH, Bethesda, Maryland | N-08-002 | PET CGMP Facility / Radio-Chem. Lab, Building 10 | $10,500,000 | TBD | 0 | FY08,Q1 | TBD | TBD | TBD |
| NIH | NIH, Bethesda, Maryland | N-08-003 | Fit-out B3 East Research Lab, Building 10 / CRC | $2,530,000 | 2,400 | 0 | FY08,Q1 | TBD | TBD | TBD |
| NIH Total |  |  | $29,810,000 | 45,800 | 9,495 |  |  |  |  |
| Grand Total |  |  | $1,453,721,000 | 3,181,559 | 1,190,033 |  |  |  |  |
|  | CDC Note 1. Associated Demo or Lease Disposal is demolition of small CDC buildings and partial relocation from leased facility, but no release of leased space |  |
|  | CDC Note 2. Associated Demolition or Lease Disposal GSF is lease disposal reduced square footage |  |  |  |  |  |
|  | CDC Note 3. IT projects within existing space: does not fund direct construction or impact amount of owned/leased space |  |  |  |
|  | CDC Note 4. New Construction GSF is Program space in Bldg 20 and Bldg 35, only |  |  |  |  |  |  |
|  | CDC Note 5. Associated Demolition or Lease Disposal is demolition reduced square footage, only |  |  |  |  |  |
|  | CDC Note 6. Funding to date is for project development, NEPA and site selection. Full project costs will be submitted for FY '09 approval |  |  |

| HHS LEASED SPACE -- PLANNED CONSOLIDATIONS (FY 2006 – 2012) |
| --- |
| (Addressing issues of “Right Size”, "Right Cost" and "Right Condition" of the Inventory) |
| Starting FY##,Qtr# | City & State | Existing # Leases | Reporting OPDIV | Participant Groups | Existing # Useable Sq.Ft. | Consolidated # Useable Sq.Ft. | Prospectus Submission and Approval FY##,Qtr# | Complete Lease Procure-ment Documents FY##,Qtr# | Lease Award FY##,Qtr# | Complete Leasehold Improve-ments FY##,Qtr# | Complete Move-in FY##,Qtr# | Comments |
| FY06,Q3 | Atlanta, GA | One West Court Square. Lease Number GS-04B-399044 | CDC |  | 50,763 | 50,763 | NA | FY07,Q2 | FY07,Q2 | √ | FY06,Q3 | One West Court Square lease terminated and staff consolidated into space at Roybal and Corporate Square 12. Decision made to keep the 7th floor at this time so CDC still occupies approximately 7,000 sq. feet. Termination of all other space complete on 6/30/06 |
| FY06,Q3 | Atlanta, GA | Executive Park Building 24. Lease Number GS-04B-31323 | CDC |  | 12,019 | 12,019 | NA | NA | NA | √ | FY06,Q3 | Executive Park 24 lease terminated and staff consolidated into space at 2400 Century Center. Termination complete on 6/30/06 |
| FY06,Q3 | Atlanta, GA | Executive Park Building 6. Lease Number GS-04B-39044 | CDC |  | 65,405 | 65,405 | NA | NA | NA | √ | FY06,Q4 | Executive Park 6 lease terminated and staff consolidated into space Koger, Chamblee, Roybal, and Executive Park 12. Final termination 9/30/06 |
| FY07,Q4 | Atlanta, GA | See comments | CDC |  | 174,537 | 254,663 | NA | NA | NA | NA | FY08,Q1 | Consolidation of leases due to new construction of Chamblee 106 (owned facility). CDC will terminate Vanderbilt, Stanford, Yale, Colgate, and 4th/5th floors of Executive Park 57. Additionally, there will be other support programs consolidated into Bldg 106. NOTE: This is a fluid plan and will be re-evaluated in Q2 07 |
|  |  |  | CDC Total |  | 302,724 | 382,850 |  |  |  |  |  |  |
| FY06,Q3 | Herndon,VA to Falls Church, VA | 2 | FDA | ORA | 6,805 | 5,005 | NA | NA | NA | NA | FY06,Q3 | Closed Herndon, VA |
| FY06,Q3 | N.Wales, PA to Pittsburgh, PA | 2 | FDA | ORA | 7,654 | 4,087 | NA | NA | NA | NA | FY06,Q3 | Closed N. Wales, PA |
| FY07,Q2 | to White Oak/Silver Spring, MD | 1 | FDA | CDRH | 60,390 | TBD | NA | NA | NA | NA | FY07,Q3 | This center will occupy a portion of the 116,036sf CDRH Lab Building |
| FY08,Q2 | to White Oak/Silver Spring, MD | 8 | FDA | CDER | 241,904 | TBD | NA | NA | NA | NA | FY08,Q3 | This center will occupy a portion of the CDER Office Building 2 |
| FY09,Q1 | to White Oak/Silver Spring, MD | 1 | FDA | CDRH | 24,000 | TBD | NA | NA | NA | NA | FY09,Q2 | This center will occupy a portion of the 116,036sf CDRH Lab Building |
| FY09,Q3 | to White Oak/Silver Spring, MD | 6 | FDA | CDRH | 353,186 | TBD | NA | NA | NA | NA | FY09,Q4 | This center will occupy a portion of a new Office Building |
| FY10,Q1 | to White Oak/Silver Spring, MD | 5 | FDA | OC & ORA | 381,109 | TBD | NA | NA | NA | NA | FY10,Q2 | These centers will occupy a portion of a new Office Building |
| FY11,Q3 | to White Oak/Silver Spring, MD | 5 | FDA | CBER | 377,597 | TBD | NA | NA | NA | NA | FY11,Q4 | This center will occupy a portion of two new Laboratory Buildings |
| FY12,Q1 | to White Oak/Silver Spring, MD | 10 | FDA | CBER & CVM | 304,467 | TBD | NA | NA | NA | NA | FY12,Q2 | These centers will occupy a portion of a new Office Building |
|  |  |  | FDA Total |  | 1,757,112 | 9092 |  |  |  |  |  |  |
| FY09,Q3 | Rockville, MD | GS-11B-30184, GS-11B-80561, GS-11B-01909, LRP-040088, LRP-069973, LRP-079752, LRP-089977, LRP-109867, LRP-109868, LRP-109869 | NIH | NCI, NIDCD, CIT, OD, ORS | 453,500 | 478,800 | FY06,Q3 | TBD | TBD | TBD | TBD | Project underway: As part of FY 07 Prospectus Cycle |
| FY10,Q3 | Bethesda, MD | GS-11B-01786, LRP-030195, LRP-0302109 | NIH | NIAID | 294,400 | 297,100 | TBD | TBD | TBD | TBD | TBD | Project underway: As part of FY 08 Prospectus Cycle |
| FY11,Q3 | Bethesda, MD, Rockville, MD | GS-11B-01268, GS-11B-01413, GS-11B-01414, GS-11B-01415 | NIH | NIA, NICHD | 123,106 | 123,100 | TBD | TBD | TBD | TBD | TBD | Project underway: Will start next year |
| FY11,Q3 | Bethesda, MD | LRP-020083, LRP-040085, LRP-050196, LRP-069974, LRP-0702114, LRP-0801100, LRP-089976, LRP-1001105 | NIH | NIDDK, NHGRI, NCCAM, NCRR, NIAMS | 310,000 | 310,000 | TBD | TBD | TBD | TBD | TBD | Project underway: Will start next year as part of the FY 09 Prospectus Cycle |
|  |  |  | NIH Total |  | 1,181,006 | 1,209,000 |  |  |  |  |  |  |
| FY07,Q2 | San Francisco, CA | 50 UNITED NATIONS PLAZA FED BLDG. | PSC | ACF, AoA, CMS, DCA, FOH, HRC, HRSA, ITSC, OCR, OGC, OIG/OAS, OIG/OI, OIG/OEI, OIG/OMP-IT, PSC, REC, RD, RHA | 121,897 |  | FY04,Q4 | N/A Federal Bldg. | N/A Federal Bldg. | FY06,Q3 | FY07,Q2 | Project underway: New San Francisco Federal Building nearing completion by GSA's Pacific Rim Region (9). Est. Rent Commencement 02/01/2007. |
| FY08,Q4 | Denver, CO | GS-01B-03499, GS-01B-03847 (BYRON G.ROGERS FB-CT FED BLDG. + Lease) | PSC | ACF, AoA, CMS, DCA, FOH, HRC, HRSA, ITSC, OCR, OGC, OIG/OAS, OIG/OI, OIG/OEI, OIG/OMP-IT, PSC, REC, RD, RHA | 42,061 | 71,858 | FY09,Q2 | FY10,Q1 | FY10,Q1 | FY11,Q1 | FY11,Q1 | Project underway: Prospectus Being Prepared by GSA's Rocky Mountain Region (8). No OMB/Congressional Approval yet. Est. Award 08/01/08. |
| FY09,Q1 | Chicago, IL | GS-05B-16346, GS-05B-16704 | PSC | ACF, CMS, FOH, HRSA, ITSC, OCR, OGC, OIG, ORHA, PSC, RD | 155,121 | 145,000 | FY08,Q2 | FY09,Q1 | FY09,Q1 | FY10,Q4 | FY11,Q1 | Project underway: Prospectus Being Prepared by GSA's Great Lakes Region (5). No OMB/ Congressional Approval yet. Est. Award 10/24/2008. |
| FY09,Q2 | Rockville, MD | GS-11B-00082 | PSC | ACF, AoA, DCA, FOH, HRC, HRSA, ITSC, OCR, OGC, OIG/OAS, OIG/OI, OIG/OEI, OIG/OMP-IT, PSC, REC, RD, RHA | 1,060,773 | 780,000 | FY07,Q1 | FY08,Q1 | FY08,Q2 | FY09,Q4 | FY10,Q1 | Project underway: Prospectus Being Prepared by GSA's National Capital Region (11). No OMB/Congressional Approval yet. Est. Award 03/01/09. |
|  |  |  | PSC Total |  | 1,379,852 | 996,858 |  |  |  |  |  |  |
|  |  |  | Grand Total | 4,620,694 | 2,597,800 |  |  |  |  |  |  |

| Notes: |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FDA (1) - Date defined as date FDA provides final procurement documents to GSA. |
| FDA (2) - N. Wales lease was terminated and FDA employees were moved to existing space under the existing lease in Pittsburgh. |
| FDA (3) - GSA is constructing federally owned buildings at the White Oak Federal Center. The project is currently phased over several years with expected completion in calendar year 2011 with the final move occurring in the Quarter 2 of FY2012. The OPDIV components listed will be moving consistent with the completion of various construction phases. The 2011 date assumes future Congressional funding will be approved for the White Oak project. |

# Attachment 5 – HHS Leased Space Program Performance Measures

HHS Leased Space Program Performance Measures

September 2006

I. Purpose

The purpose of these measures is to provide real property managers and those providing Departmental oversight for the Leased Space Program (LSP) with tools for assessing the effectiveness of HHS’ LSP.  The Leased Space Program is comprised of two categories: 1. Direct leases executed by HHS; and 2. General Services Administration (GSA) assignments in either commercially leased space or federally-controlled real property.

II. Applicability

These performance measures apply to office space that is either leased by HHS or assigned to HHS by the GSA.  Moreover, the measures apply to the acquisition of leased office space that falls below the prospectus level.   Prospectus level leasing actions are under the purview of GSA.  The prospectus is a formal document sent to OMB and the Congress to request funding authorization and the process is closely monitored and scrutinized.  Lease actions (either direct leases or GSA assignments) undertaken by HIS that are with the Tribes under “Indian Health Care Improvement Act”, Public Law 94-437 are excluded from the provision of the LSP.

III. LSP Performance Measures

Performance Measure #1 – Acquire Space at the Right Price

For each new direct lease action or GSA assignment, determine how the Rent HHS pays (on a rentable square foot basis) compares to the industry average for that locale.  Each lease action or GSA assignment will be categorized as either:  below market rate; at market rate; or above market rate.

Implementation:

Prior to each leasing action or GSA assignment the Realty Specialist (any reference to Realty Specialist will also include other professionals responsible for the transactions) will forecast a high and low rent estimate (range).  As the transaction unfolds, the Realty Specialist will refine estimates and ranges based upon research or responses to solicitations for offer.  For GSA transactions, the Realty Specialist will work with GSA to understand how rent costs are derived and whether they align with the previously defined ranges.  In the case of GSA assignments, the HHS Realty Specialist will work collaboratively with GSA Contracting Officer to ensure that appropriate comparative data are available.

The HHS Realty Specialist may use industry benchmarks by consulting published market sources such as Society of Industrial & Office Realtors (SIOR), CoStar, Torto Wheaton, or Building Owners and Managers Association (BOMA).  The purpose of the research is to discern if rental rates are in line with the private sector market.

Performance Measure # 2 – Acquire Space in a Timely Manner

How long did it take to complete the deal and was that time interval consistent with the published target dates and Departmental norms:

Implementation:

Realty Specialist will strive to meet the time parameters delineated in the tables below:

Lease Execution Timeline

| SIZE OF LEASE (BOMA Office Usable Square Feet) | Any Size (below prospectus) |
| --- | --- |
| TOTAL WORKDAYS - (FROM OFMP APPROVAL TO LEASE AWARD) | 120 DAYS |

Construction Timeline*

| SIZE OF LEASE (BOMA Office Usable Square Feet) | 0K to <10K | 10K to <20K | 20K to <35K | 35K to <50K | 50K to <70K | 70K to 92K |
| --- | --- | --- | --- | --- | --- | --- |
| TOTAL WORKDAYS - (FROM LEASE AWARD TO GOVERNMENT ACCEPTANCE) | 120 DAYS | 130 DAYS | 150 DAYS | 160 DAYS | 170 DAYS | 180 DAYS |

*From General Service Administration Solicitation for Offer.  The Construction Timeline addresses interior fit up and does not contemplate base building construction time.

Performance Measure # 3 – Acquire the Right Amount of Space

For each new direct lease action or GSA assignment determines whether the space complies with HHS published maximum utilization rate of 215 useable square feet per person.

Implementation:

The Realty Specialist will ensure that the provisions of the HHS July 14, 2003 policy with the subject of “Maximum Utilization Rate for Office and Related Space” is followed concerning acquisitions and GSA assignments.  Specifically, the Realty Specialist will either secure the prior concurrence of the HHS Senior Real Property Officer for compliance with the utilization rate or seek a waiver.

Performance Measure #4 – Consider Consolidation and Collocation Opportunities

For each new direct lease action or GSA assignment determine whether the action could result in either the consolidation or collocation of HHS office space.

Implementation:

The Realty Specialist when entering into new direct leases or GSA assignments will make a conscious effort to consolidate or collocate whenever practicable, including consideration of collocating with other OPDIVs using the HHS Disposition Decision Tree and the HHS Automated Real Property Information System (ARIS) to support multi-OPDIV comparisons and analyses.  If no immediate consolidation or collocation opportunity is discerned, the Realty Specialist will attempt to craft expiration dates for new space actions so as to be coterminous with ancillary locations.

IV. Responsibilities

Each OPDIV or other HHS component is responsible for the following to assure implementation of and compliance with the Performance Measures for LSP:

- Each OPDIV or HHS component will test the Performance Measures during Q4 FY 06 with full implementation in Ql FY 07. Each OPDIV or other HHS component will evaluate 100% percent of its new or succeeding direct leases actions or GSA assignments.

- Each OPDIV or HHS component will utilize the Checklist referred to in the Implementation phase of each of the Performance Measures and attached hereto. The OPDIV or HHS component is responsible for the timely submission of the Checklist to the Senior Real Property Officer.

- Reporting Requirements

At the conclusion of each direct lease or GSA assignment, the HHS Realty Specialist will fill out a checklist (attached hereto) that addresses each of the four (4) Performance Measures.  The Realty Specialist will secure the concurring signature of the Facilities Director and forward the completed checklist to the HHS Senior Real Property Officer.

# Attachment 6 - Annual Capital Facilities Plans (For OMB and Internal Use Only until release of the FY 2008 President’s Budget)

FDA BUILDINGS AND FACILITIES PLAN

Buildings & Facilities

FY 2007-2013 Preliminary Estimates

(Dollars in Millions)

|  | FY 2006 Budget | FY 2007 President's Budget | FY 2008 Estimate | FY 2009 | FY 2010 | FY2011 | FY2012 | FY2013 | Out- years | TOTAL Project Cost |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Buildings & Facilities Budget |  |
| CONTINUING COMMITMENTS (needed every year) |  |
|  | Repair and Improvements (R&I projects less than $1m.) | 3.360 | 4.220 | 4.950 | 12.000 | 12.000 | 14.200 | 13.800 | 18.000 | ongoing | 82.53 |
|  | Sub-Total for Continuing Commitments |  | 3.360 | 4.220 | 4.950 | 12.000 | 12.000 | 14.200 | 13.800 | 18.000 |  | 82.530 |
|  | RECOMMENDED PRIORITIES (year-specific) |  |  |  |  |  |  |  |  |  |  |
|  |  | Sub-Total of Recommended Priorities |  | 0.000 | 0.000 | 0.000 | 0.000 | 0.000 | 0.000 | 0.000 | 0.000 |  | 0.000 |
|  | PROPOSED PROJECTS |  |  |  |  |  |  |  |  |  |  |  |
|  |  | New Construction |  |  | 0.000 | 0.000 | 0.000 | 0.000 | 0.000 | 0.000 | 0.000 |  | 3.960 |
|  |  |  | Arkansas Regional Laboratory - Building 50 Renovation |  | 3.960 |  |  |  |  |  |  |  |  |  |
|  |  | Renovations/Improvements |  |  |  | 0.000 | 0.000 | 0.000 | 0.000 | 0.000 | 0.000 |  | 1.330 |
|  |  |  | CVM - MOD II - Laurel, MD - Emergency Generator Project |  | 0.600 | 0.730 |  |  |  |  |  |  |  |  |
|  |  | Sub-total of Proposed Projects |  | 4.560 | 0.730 | 0.000 | 0.000 | 0.000 | 0.000 | 0.000 | 0.000 |  |  |
| TOTAL B&F |  |  | 7.920 | 4.950 | 4.950 | 12.000 | 12.000 | 14.200 | 13.800 | 18.000 |  |  |

CENTERS FOR DISEASE CONTROL and PREVENTION

Buildings and Facilities Five Year Plan

8 September 2006

(Dollars in Millions)

|  |  | Project | FY 2006 | FY 2007 | FY 2008 | FY 2009 | FY 2010 | FY 2011 | FY 2012 | FY 2013 |  | Total Project Cost to date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Bldg. No. | Ranking | Actual | P.B. | Request | Plan | Plan | Plan | Plan | Plan |  |  |
| Capital Projects |  |  |  |  |  |  |  |  |  |  |  |  |
| East Campus Laboratory Consolidation Project 1/ | 23 |  | $116.1 | -- | -- | $53.9 | -- | -- | -- | -- |  | $365.3 |
| Research Support Facility | 22 |  | -- | -- | -- | -- | -- | -- | -- | -- |  | $0.0 |
| Research Support Facility † | 24 |  | -- | -- | -- | $124.9 | -- | -- | -- | -- |  | $124.9 |
| Research Support Facility † | 107 |  | -- | -- | -- | $152.6 | -- | -- | -- | -- |  | $152.6 |
| Research Support Facility † | 108 |  | -- | -- | -- | $132.0 | -- | -- | -- | -- |  | $132.0 |
| Building Modernization, Roybal Campus ‡ | 1 Main |  | -- | -- | -- | $0.15 | -- | -- | Cost TBD | -- |  | $0.15 |
| Building Modernization, Roybal Campus ‡ | 15 |  | -- | -- | $0.15 | -- | -- | Cost TBD | -- | -- |  | $0.15 |
| DVBID Laboratory, Ft. Collins, CO 2/ | -- |  | $23.8 | -- | -- | -- | -- | -- | -- | -- |  | $81.3 |
| DVBID Shell Space, Ft. Collins, CO † | -- |  | -- | -- | -- | $27.3 | -- | -- | -- | -- |  | $27.3 |
| DVBID Phase II, Ft. Collins, CO 3/ | -- |  | -- | -- | -- | -- | -- | -- | -- | -- |  | $0.0 |
| NIOSH Lab Consolidation, Cincinnati, OH † ‡ 4/ | -- |  | $0.60 | -- | -- | $13.6 | $219.2 | -- | -- | -- |  | $233.5 |
| NIOSH NPPTL Lab, Pittsburgh Research Campus 5/ | -- |  | -- | -- | -- | -- | -- | Cost TBD | -- | -- |  | $0.0 |
| NIOSH Lake Lyn Laboratory Facility Acquisition † ‡ | -- |  | $0.70 | -- | -- | $12.6 | -- | -- | -- | -- |  | $13.3 |
| NIOSH Morgantown Laboratory Land Acquisition ‡ | -- | -- | $0.16 | -- | -- | $8.4 | -- | -- | -- | Cost TBD |  | $8.5 |
| Environmental Microbiology Lab Initiative ‡ 6/ | -- |  | $0.38 | -- | -- | -- | -- | -- | Cost TBD | -- |  | $0.38 |
| NCEH COOP Lab Initiative ‡ 7/ | -- |  | -- | -- | -- | -- | $0.15 | -- | -- | Cost TBD |  | $0.15 |
| IT-Related 8/ | -- | n/a | $7.1 | -- | -- | -- | -- | -- | -- | -- |  | $40.1 |
| Sub-total of B&F Funded Capital Projects |  |  | $147.0 | $0.0 | $0.0 | $525.4 | $219.2 | $0.0 | $0.0 | $0.0 |  |  |
| National R&I Program (incl. Planning) |  |  |  |  |  |  |  |  |  |  |  |  |
| Building B Addition, Lawrenceville Campus 9/ | B | n/a | $1.7 | -- | -- | -- | -- | -- | -- | -- |  | $5.211 |
| Modernization of Building A, Lawrenceville Campus 10/ | A | n/a | -- | $3.251 | -- | -- | -- | -- | -- | -- |  | $7.038 |
| Security-Optical Turnstile & TDAR Units 11/ | Multiple | n/a | -- | -- | -- | -- | -- | -- | -- | -- |  | $3.830 |
| FM200 Fire Suppression System Computer Room, Roybal Campus 12/ | 16 | n/a | -- | -- | -- | -- | -- | -- | -- | -- |  | $1.177 |
| OSEP CCTV Circuit Paths, Roybal | Campus | n/a | -- | TBD | -- | -- | -- | -- | -- | -- |  | $0.000 |
| OSEP Seclan Circuit Paths, Roybal | Campus | n/a | -- | TBD | -- | -- | -- | -- | -- | -- |  | $0.000 |
| Planning, Not otherwise included in Capital Projects | -- |  | $0.72 | $0.70 | -- | $0.50 | -- | -- | -- | -- |  | -- |
| Lump Sum R&I | -- |  | $7.06 | $29.00 | $29.55 | $100.15 | $104.45 | $108.60 | $112.60 | $116.90 |  |  |
| Sub-total of National R&I Program (incl. Planning) 13/ |  |  | $11.3 | $29.7 | $29.7 | $100.8 | $104.6 | $108.6 | $112.6 | $116.9 |  |  |
| TOTAL BUILDINGS & FACILITIES |  |  | $158.3 | $29.7 | $29.7 | $626.2 | $323.8 | $108.6 | $112.6 | $116.9 |  |  |
| Notes: |  |  |  |  |  |  |  |  |  |  |  |  |
| † Funding level utilizes a 7-year nominal interest rate of 4.9% as an annual escalation factor calculated from baseline project estimates (OMB Cir. A-94 Appendix C, January 2006) |  |  |  |  |  |  |  |
| ‡ R&I planning funds allocated are shown in italics on the specific Capital Project line for which it is being expended and is calculated as part of the National R&I Program |  |  |  |  |  |  |  |  |  |  |
| 1/ HHS 300 Revision 0 Approved 20 Sept 2005; Total project costs include B&F appropriations from previous years $123.64 (FY2004), $71.25 (FY2005) and R&I funding from previous years for planning $0.273 (FY2002), $0.055 (FY2003), $0.03 (FY2004) |  |  |  |  |  |
| 2/ Full project funding received in FY2006; Project is under construction with anticipated completion in early FY07 |  |  |  |  |  |  |  |  |  |  |  |  |
| 3/ In development |  |  |  |  |  |  |  |  |  |  |  |  |
| 4/ Moving forward with concurrent EIS and Land Acquisition as approved by the HHS CIRB; Total project costs include appropriations from previous yeas $2.4 (FY2004) |  |  |  |  |  |  |  |  |  |  |
| 5/ Project priority pending; PDS is currently under revision |  |  |  |  |  |  |  |  |  |  |  |  |
| 6/ In development |  |  |  |  |  |  |  |  |  |  |  |  |
| 7/ In development |  |  |  |  |  |  |  |  |  |  |  |  |
| 8/ HHS 300 Revision 0 Approved 19 Aug 2005; Total costs include appropriations from previous years, $6.0 each year (FY2002-4), $15.0 (FY2005) |  |  |  |  |  |  |  |  |  |  |  |
| 9/ HHS 300 Revision 0 Approved 20 Sept 2005; Total costs include appropriations from previous years, $0.317 (FY2004), $3.195 (FY2005) |  |  |  |  |  |  |  |  |  |  |  |
| 10/ HHS 300 Revision 0 Approved 11 Nov 2004; Total costs include appropriations from previous years, $0.242 (FY2004), $3.545 (FY2005) |  |  |  |  |  |  |  |  |  |  |  |
| 11/ HHS 300 Revision 0 Approved 14 Sept 2005; Total costs include appropriations from previous years, $0.091 (FY2004), $1.086 (FY2005) |  |  |  |  |  |  |  |  |  |  |  |
| 12/ HHS 300 Revision 0 Approved 14 Sept 2005; Total costs include appropriations from previous years, $3.83 (FY2005) |  |  |  |  |  |  |  |  |  |  |  |  |

NIH BUILDINGS AND FACILITIES PLAN

Buildings & Facilities

FY 2008-2013 OMB Budget Submission

(Dollars in Millions)

|  | FY 2006 Budget | FY 2007 President's Budget | FY 2008 OMB Submission | FY 2009 | FY 2010 | FY 2011 | FY 2012 | FY 2013 | Out- years |  | TOTAL Project Cost |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Buildings & Facilities Budget |  |
|  | CONTINUING COMMITMENTS (needed every year) |  |  |  |  |  |  |  |  |  |  |
|  |  | Essential Safety and Regulatory Compliance |  | 14.0 | 14.5 | 15.5 | 16.5 | 16.5 | 16.5 | 16.5 | 16.5 |  |  |  |
|  |  |  | Asbestos Abatement Program |  | 2.0 | 2.0 | 2.0 | 2.0 | 2.0 | 2.0 | 2.0 | 2.0 | ongoing |  |  |
|  |  |  | Fire Protection & Life Safety Program |  | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | ongoing |  |  |
|  |  |  | Eliminate Barriers to Persons With Disabilities |  | 1.5 | 1.5 | 1.5 | 1.5 | 1.5 | 1.5 | 1.5 | 1.5 | ongoing |  |  |
|  |  |  | Environmental Assessments / Remediation |  | 0.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | ongoing |  |  |
|  |  |  | Indoor Air Quality Improvement Program |  | 0.5 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 |  |  |  |
|  |  |  | Rehabilitation of Animal Research Facilities |  | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | ongoing |  |  |
|  |  |  | Physical Security Improvements |  | 0.0 | 0.0 | 1.0 | 2.0 | 2.0 | 2.0 | 2.0 | 2.0 | ongoing |  |  |
|  |  | Repair and Improvements |  | 66.381 | 65.881 | 124.0 | 133.5 | 139.6 | 131.2 | 139.8 | 145.4 | ongoing |  |  |
|  |  | Concept Development Studies |  | 0.7 | 0.7 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | ongoing |  |  |
|  |  | Sub-total for Continuing Commitments |  | 81.081 | 81.081 | 140.0 | 150.5 | 156.6 | 148.2 | 156.8 | 162.4 |  |  |  |
|  | RECOMMENDED PRIORITIES (year-specific) |  |  |  |  |  |  |  |  |  |  |
|  |  | Essential Safety and Regulatory Compliance (one time) |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Building 10 Repair Program |  | 0.0 | 0.0 | 0.0 | 18.9 | 16.8 | 0.0 | 0.0 | 0.0 | 0.0 |  | 55.9 |
|  |  |  | Building 10 Clinical Research Core Renovation |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 390.0 |  | 390.0 |
|  |  | Construction |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Central Vivarium/Animal Research Center |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 220.0 | 0.0 |  | 235.3 |
|  |  |  | Neuroscience Res. Center Ph I |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 |  | 82.3 |
|  |  |  | Neuroscience Res. Center Ph II |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 286.0 | 0.0 | 0.0 |  | 352.4 |
|  |  |  | Northwest Child Care Facility |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 12.5 | 0.0 | 0.0 | 0.0 |  | 13.0 |
|  |  |  | Lab P - South Quad /Center for Biology of Disease |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 4.0 | 0.0 | 140.0 |  | 144.0 |
|  |  |  | Lab N - South Quad/Center for Biology of Disease |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 2.1 | 0.0 | 115.0 |  | 117.1 |
|  |  |  | Lab M - South Quad/Center for Biology of Disease |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 3.0 | 132.1 |  | 135.1 |
|  |  |  | Environmental Clinical Research Building - NIEHS |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 20.0 | 0.0 | 0.0 | 0.0 |  | 20.0 |
|  |  |  | Pet c-Good Lab Practices Facility/Radio-Chem Lab |  | 0.0 | 0.0 | 7.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 |  | 7.0 |
|  |  |  | Expansion of Cell Processing Space, Building 10 |  | 0.0 | 0.0 | 0.0 | 5.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 |  | 5.0 |
|  |  |  | New Patient Imaging Space adjacent to CRC ICU |  | 0.0 | 0.0 | 0.0 | 4.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 |  | 4.0 |
|  |  |  | Complete fit out B3-East Labs in CRC |  | 0.0 | 0.0 | 2.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 |  | 2.0 |
|  |  |  | South Quad Parking |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 1.1 | 0.0 | 40.0 |  | 41.1 |
|  |  | Renovations |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Building 3 |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 15.0 | 0.0 | 0.0 |  | 15.0 |
|  |  |  | Bldg. 29A / 29B Renovation / Bldg. 29 Demo |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 68.4 |  | 68.4 |
|  |  | Equipment/Systems/Enabling |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Demolish Bldg. 14/28/32 Complex |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 41.0 |  | 41.0 |
|  |  |  | Emergency/Back up Power CIT Data Center |  | 0.0 | 0.0 | 13.3 | 0.0 | 0.0 | 0.0 | 9.0 | 6.0 | 0.0 |  | 28.3 |
|  |  |  | South Quad Utility Expansion (Chiller / Boiler # 7) |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 44.0 |  | 44.0 |
|  |  | Sub-total of Recommended Priorities |  | 0.0 | 0.0 | 22.3 | 27.9 | 16.8 | 32.5 | 317.2 | 229.0 |  |  |  |
|  | PROPOSED PROJECTS |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Essential Safety and Regulatory Compliance |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 |  | 0.0 |
|  |  | Construction |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | NLM Addition ($7.1M funded in FY 2001 for design) |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 210.4 |  | 217.5 |
|  |  |  | Zebrafish Research Facility |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 12.0 | 0.0 |  | 12.0 |
|  |  |  | Building F (Bldg. 30 Replacement) |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 165.7 |  | 165.7 |
|  |  |  | 2nd floor addition to In-Vivo NMR Cneter |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 6.0 | 0.0 |  | 6.0 |
|  |  | Renovations |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Building 37 - Renovate Basement |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 14.0 | 0.0 |  | 14.0 |
|  |  |  | Conversion of Building 7 - RML |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 7.0 | 0.0 |  | 7.0 |
|  |  | Equipment/Systems/Enabling |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 |  | 0.0 |
|  |  | Sub-total of Proposed Projects |  | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 39.0 |  |  |  |
| TOTAL B&F |  | 81.081 | 81.081 | 162.3 | 178.4 | 173.4 | 180.7 | 474.0 | 430.4 |  |  |  |

# Attachment 7 - Facilities Assessment Evaluation Checklist

FACILITY CONDITION ASSESSMENT

(Typical Steps)

1.	ACQUIRE ALL BUILDING HISTORY AND BACKUP INFORMATION

Visual condition assessments do not purely consist of looking for physical deficiencies.  Information provided on drawings and in specifications can provide clues to potential defects, and project and maintenance history may provide information that indicates potential issues.

In addition, the following information should be obtained and organized if available.

- Drawings & Specifications

- Previous Project History

- Maintenance History

Any missing back-up information should be collected or viewed on site prior to starting a visual assessment.

2.	REVIEW STRATEGIC ASSESSMENT INFORMATION FOR ACCURACY, COLLECT ADDITIONAL STRATEGIC INFORMATION, AND UPDATE STRATEGIC ASSESSMENT INFORMATION AS APPROPRIATE

Part of the visual assessment should include a review of the current strategic assessment information for accuracy.  This will benefit future assessments and should reduce future strategic assessment costs.  In addition, supplement or update strategic information in the following areas:

- Inventory

- Estimated Useful Life

- Remaining Useful Life (Age)

Any missing or inaccurate strategic information should be gathered and recorded.

Later in the process, information gathered in the tactical visual assessment should be used to update the strategic assessments.

Finally, review all available strategic information on a building-by-building basis to determine if a tactical assessment is required.

3.	PERFORM VISUAL CONDITION ASSESSMENT (LOOK FOR DEFICIENCIES)

Once the back-up information has been collected and reviewed and basic facility information has been checked for accuracy, perform a visual assessment of the facility.  Gather information to update the strategic assessments and obtain any information that is missing from the strategic assessment.  This should include modifying remaining useful life values to more-accurately reflect physical conditions so that the strategic assessment values do not rely purely on age.

4.	FROM DEFICIENCIES, IDENTIFY REPAIR/RENEWAL PROJECTS, PROVIDE SUFFICIENT INFORMATION TO DEVELOP PROJECT SCOPE

Based on observed conditions and deficiencies identified, identify repair or renewal projects.  While the full scope of work need not be identified at this stage, it will be important to make sure that sufficient information is gathered and reported to allow a separate design professional to prepare future scope of work documents.

5.	ESTABLISH PROJECT COSTING APPROACH AND GATHER COSTING INFORMATION

If available, historic replacement costs tend to be more reliable than costs calculated using RS Means or costs generated from unit rates.  Therefore use historic costs before unit rate guides when identifying anticipated project costs.

If historic costs are available, update these to reflect current costs and use these to forecast project costs

If historic costs are not available, using a standard pricing guide to identify project costs.  Ensure that the latest edition of RS Means is used each year to reflect current costs.

6.	PROVIDE OPINION OF COSTS FOR IDENTIFIED PROJECTS

Identify repair or replacement costs for each defined project.

7.	PRIORITIZE PROJECTS ACCORDING TO PRE-DEFINED STANDARDS

Using the prioritization standards, rank each project according to need using a standardized, parametric scoring system that reflects the mission, organizational and operational priorities of the OPDIV or HHS component.

8.	CALCULATE PLANT REPLACEMENT VALUE USING STANDARD PRICING GUIDE

Using RS Means standard new construction rates (latest edition), calculate a replacement cost for each facility, using location and building type factors.  In order to calculate this value, assume that the existing facility will need to be completely replaced, starting from an open green-field site.

9.	SUM TOTAL OF PROJECTS CREATED FROM OBSERVED DEFICIENCIES

For each year of the forecast, sum the capital expenditure for all the replacement projects identified in that year.

10.	CALCULATE CI

At the start of each year, for each building, identify which projects identified in tactical visual assessments are required in that year and calculate the total combined value of these projects.

Add to this value, the total combined value of all projects from all previous years that have been identified that have not been performed due to lack of funding.  Adjust these values by inflation to reflect current costs (Note – costs for incomplete projects from earlier years need to adjusted more for inflation).

This resultant value is the total amount of deferred maintenance.  Divide this value by the plant replacement value to provide the CI metric.  Since this is a time-dependent metric, it is only valid at the time it is created and will become out of date as soon as previous overdue projects are completed or new projects become are identified.

The CI formula is:

(1 - ($ Deferred Maintenance / $ Plant Replacement Value)) x 100%

11.	PREPARE CONDITION ASSESSMENT PROCESS DOCUMENTATION AND REPORT TO DEPARTMENT

Report the overall results for each facility to HHS and prepare a report describing the overall methodology that was used and if and how it varied from this requirements document.

12.	REVIEW INDIVIDUAL OPDIV OR HHS COMPONENT RESULTS

HHS will review the CI values and methodologies used and agree with the OPDIV or HHS Component if any process modifications are required.

13.	SUMMARIZE MULTIPLE OPDIV OR HHS COMPONENT RESULTS

Overall results will be summarized by HHS and reported to OMB.

# Attachment 8 - Operations and Maintenance Cost Methodology

I. Purpose

The purpose of this measure is to identify uniform procedures for each OPDIV or other HHS component to follow in reporting total operating and maintenance costs on a by building basis.

II. Applicability

This performance measure applies to all HHS-owned buildings.  The operating and maintenance cost measure is made up of four component costs:

- Recurring maintenance and repair costs.

- Utilities (includes central plant operation and purchase of energy).

- Cleaning and/or janitorial costs (includes pest control, refuse collection and disposal to include recycling operations), and

- Road/grounds costs (includes grounds maintenance, landscaping and snow and ice removal from roads, piers and airfields).

III. Responsibilities

1.	Each OPDIV or other HHS component is responsible for the following to assure appropriate implementation:

- Each OPDIV or HHS component inputs the data on its operating and maintenance costs for FY 2006 for each building by January 1, 2007.  Data for all subsequent fiscal years will be inputted by the following January 1.

B.	Each OPDIV or HHS component utilizes a computer system (with appropriate backup data) to report on the four operating and maintenance component costs at the building level.

IV. Procedures

- The data in the computerized system will contain the following information, with costs for measured on a cost per gross square foot (GSF) basis.

| Site | Building Number | Recurring Maintenance and Repair Costs | Utility Costs | Cleaning/Janitorial Cost | Roads and Grounds Costs | Total | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Site xx | Building xx | $ xxxx | $ xxxx | $ xxxx | $ xxxx | $ xxxx |  |
| Site xx | Building xx | $ xxxx | $ xxxx | $ xxxx | $ xxxx | $ xxxx |  |
| Total Site xx |  | $ xxxx | $ xxxx | $ xxxx | $ xxxx | $ xxxx |  |

Currently, not all cost information is available at the building level.  In that event, costs may be allocated using an algorithm.  OPDIVs shall be able to describe the algorithm applied for each measure but need not include that explanation in the database.  The algorithms used by NIH attached are for illustrative purposes.  That algorithm uses weighting factors to allocate costs by building type for Recurring Maintenance and Repair, Utilities, and Cleaning/Janitorial costs.  Roads and Grounds cost do not need to be weighted.

Where some of the operating and maintenance function are performed by contractors and the costs are not allocated at the building level, the OPDIVs should revise the contract format to capture actual costs at the building level when the requirement is re-solicited.

Explanations for measuring the four components of the operating and maintenance costs are described below.

1.  Recurring Maintenance and Repair Costs ($/GSF):

- Includes the following building systems and/or components:

  - HVAC systems to include building automation system.

  - Electrical systems to include uninterruptible power systems, emergency power, and emergency generators.

  - Plumbing systems to include restroom fixtures, domestic water, sanitary sewer, reverse osmosis, natural gas, and compressed air.

  - Chilled water systems.

  - Steam and condensate systems.

  - Fire protection to include fire alarm systems, sprinkler systems, exit lights, fire stopping, cooking hoods, rated walls and rated doors.

  - Architectural components to include flooring, doors with associated hardware, ceilings, painting, wall coverings,

  - Refrigeration for cold rooms and DX systems.

  - Card access systems to include readers, panels, and software.

  - Medical gas systems.

  - Nurse call systems.

  - Building structure and components.

  - Laboratory fume hood exhaust systems.

  - Roofs, downspouts and gutters.

  - Predictive maintenance monitoring equipment.

  - Perimeter fencing and gates.

  - Elevators, escalators and lifts.

- Includes labor and materials for the following services:

  - Preventive or predictive maintenance procedures on building equipment and components.

  - Service or trouble calls related to HVAC, electrical, plumbing, architectural components such as doors, floors, and windows, lighting, fire alarms, and any other component directly related to the safe operation of the building.

  - Miscellaneous repairs less than $10,000.

  - Facility management services.

  - 24/7 emergency response (15 minutes).

  - Day to day operations function of routine checking of critical equipment or problem areas.

  - Maintaining an accurate building equipment inventory and accurate building drawings.

  - Operating support for program related upgrades or capital repairs to include shutdowns as well as providing basic information about the building and associated systems.

  - Associated support for all operations and maintenance services such as vehicles, vehicle maintenance, training, computer equipment, maintenance related software systems, office supplies, copiers, fax machines, phones, radios, IT support, and supervision.

- Does not includes the following:

  - Facility condition assessments.

  - Loading dock management services.

  - Animal care cage wash equipment maintenance and repair.

  - Other miscellaneous program related equipment maintenance and repair.

  - Telecommunication systems maintenance and repair.

  - Portable equipment such as refrigerators, freezers, and laboratory equipment.

2.  Utilities Costs ($/GSF):

- Includes the following utility distribution systems and Central Utility Plant equipment:

  - Primary domestic water distribution system including fire hydrants.

  - Primary sanitary sewer distribution system.

  - Primary natural gas distribution system.

  - Primary compressed air distribution system

  - Primary chilled water distribution system.’

  - Primary steam and condensate return distribution system.

  - Primary electrical distribution system.

  - SCADA System.

  - Metering systems.

  - Central Utility Plant equipment to include boilers, chillers and air compressors.

- Includes labor and materials for the following services:

  - Preventive or predictive maintenance procedures and repairs on all Central Utility Plant equipment.

  - Repair of all primary utility distribution systems.

  - Operation of Central Utility Plant.

  - Maintenance and repair of metering systems, and meter reading.

  - Purchase of all utilities to include electricity, natural gas, water/sanitary sewer, propane, and fuel oil.

  - Maintaining an accurate Central Utility Plant equipment inventory and accurate primary utility systems distribution drawings.

  - Operating support for program related upgrades or capital repairs to include shutdowns as well as providing basic information about primary utilities systems.

  - Associated support for all operations and maintenance services such as vehicles, vehicle maintenance, training, computer equipment, maintenance related software systems, office supplies, copiers, fax machines, phones, radios, IT support, and supervision.

3.  Cleaning/Janitorial Costs ($/GSF):

A.	Includes the labor and materials for the following services:

- Custodial cleaning services to include offices, laboratories, restrooms, corridors, stairwells, building entrances, conference rooms, and break rooms.

- Trash/Refuse collection.

- Window washing.

- Recycling operations.

- Pest control operations.

B.	Does not include the following:

  - Removal of hazardous waste.

4.  Roads/Grounds Costs ($/GSF):

Roads and Grounds costs shall be allocated based on the GSF of a building.  Because the size of campuses and the build-out per campus can vary substantially, the cost per acre can be included in the comment field if that helps to explain costs that might seem high as compared to a building located off campus or on a densely developed campus.

A	Includes the following services:

- Maintenance of landscaping to include grass cutting, tree trimming, shrub trimming, mulching, fertilizing, application of herbicides, shrub bed maintenance, flower planting, tree planting, shrub planting and removal of leaves.

- Snow and ice removal from all roads, parking lots, sidewalks and building entrances.

- Maintenance and repair of exterior and transportation signage and electronic control devices.

- Maintenance and repair of roads, sidewalks, parking lots, bridges, pavement marking and street lights.

- Removal of litter.

- Street sweeping.

- Parking garage cleaning, striping, lighting, and washing.

B.	Does not include the following:

a.	Any new construction of roads, sidewalks, or parking lots.

b.	Purchase and maintenance of interior plants.

c.	Setting up for special events held outdoors.

d.	Work required to comply with changes in security color codes.

# Attachment 9 – Disposition Decision Tree

# Attachment 10 – Report on Proposed HHS Enhanced Real Property Authorities

# Footnotes

All positions listed may not be applicable to every OPDIV.  Position should be based each OPDIVs real property portfolio and infrastructure.

No office shall exceed 215 nsf in accordance with HHS Policy title Office and Related Space Utilization Rate (U/R).

Required program space in the HSP is determined by numerous factors such: as demography, function or discipline, staff travel time, service radius, work load threshold,  work load limits, bed days, visits, man hours, exams, meals, staff, service, linen, billable test, births, work units, storage index, and surgical procedures

Research at the National Institutes of Health is similar to a university biomedical research program that utilizes a large number of Post Doctorate Fellows in their research laboratories and therefore their density would be higher.  The Centers for Disease Control and Prevention and the Food and Drug Administration biomedical research programs are more aligned with industry and their density would be lower.

# Text boxes

FY2007

December 1, 2006

DIVISION OF

FACILITY OPERATIONS

DIRECTOR

Marc Bloom

(DAJDDC)

DIVISION OF

PORTFOLIO DEVELOPMENT

DIRECTOR

Amy Iselin

(DAJDDB)

DIVISION OF ENGINEERING SERVICES

DIRECTOR

Clyde Messerly

(DAJDDA)

OFFICE OF REAL PROPERTY SERVICES

DIRECTOR

David E. Dwyer

AGENCY SAFETY COORDINATION STAFF

DIRECTOR

Vacant

(DAJDD)

2%

4%

100%

Site of Bldg 11 demolition, CDC Roybal Campus

Chamblee Building 106 under construction, late Aug 2006.

OPDIV Level

All Projects less than $1.0M

Repair Projects less than $3.0M

ASAM (or OFMP) Level

Projects over OPDIV Level

Less than $10.0M

Capital Investment

Review Board Level

All Projects ≥ $10.0M