April 10, 2000

US ATLAS PIXEL MECHANICS REVIEW

10 APRIL 2000

The Design Review committee congratulates the Pixel Team for their hard work in preparing the design review data package, and the excellent and comprehensive presentations. The review committee was very impressed by the amount of very good technical work that has been completed since the last review in March 1999.  It is obvious that the people involved in the mechanics design have a good understanding of the requirements for the Pixel System, and have a reasonable plan for completing the design.

General Comment

- The Pixel Mechanics has assembled a high quality team that has completed some exemplary work.  They need some more help yet in both design and technical support in order to complete the effort on time.

- We congratulate the Pixel Group for recognizing the need for a cabling and services mock-up.  This effort is essential for determining whether sufficient space is allocated for these systems.  We are encouraged by the adjacent and interfacing subsystems also participating in like effort.

- The testing done to date lends a good deal of confidence in the modeling efforts.

- The conservatism in delta P and delta T in analysis and testing efforts is commendable.  This provides the necessary information for assessing the impact of inevitable increases as designs mature.

### Pixel Mechanics Issues

- Radiation hardness testing on materials and adhesives should be completed before the PRR.

- The decision regarding C-C or aluminum tubes should be made before the PRR.  Consider radiation effects in the final decision.

- Scheduling is aggressive and optimistic for the next 9-12 months.  More engineering is necessary to achieve that tight scheduling, and effort should be taken to assure the additional resources are provided.

- Assembly and installation needs to be well defined before the PRR. There is a potential for these efforts to impact the Pixel Mechanics design.

- Several decisions need to be made in the near future:

- C-C or aluminum cooling tubes;

- Cooling methodology (CRITICAL ITEM);

- Final performance requirements (hard/soft need to become all hard); and

- Pixel patch panel size and location.

We recommend early identification of decision-making criteria and strictly working toward those criteria to minimize schedule impact.

- Coolant joints remain a significant concern from the last review of March 1999.  There is a need for analysis and test efforts to assess structural integrity, radiation hardness, and thermal robustness before the PRR.

- There is a need to identify a methodology for assessing the affects of the services strain relief on the structure.

### Status Update for March 1999 Review

The items from the March 1999 were reviewed for progress.  These items are listed below with an assessment of their status as a result of this review.

## ATLAS LEVEL ISSUES

- The ATLAS Project Engineer must define guidelines for acceptable resonant frequencies.

This has been done.  A resonant frequency of ~90-100 Hz is being used for design.

- The Pixel Project Engineer responsibilities are being transferred  and this may impact  the schedule.   CAD integration is important and must be continued.

This effort is being continued, and is being augmented by mockups.

- The ATLAS Inner Detector  needs Configuration Control.  There is significant potential for interference and incompatibility between the various components of the Inner Detector.

Configuration control is claimed, and is in use at CERN for baseline designs.  However, designs which are not baselined still suffer from the potential for interferences.  Wider and formal participation in the mock-up should prevent problems with irreversible designs.

- A decision must be made soon regarding the cooling system fluid. The different cooling systems may have an effect on the vibrations transmitted through the cooling lines, and the different fluids may present compatibility issues with Pixel components.

This issue remains open and is very critical. See above.

## PIXEL DESIGN ISSUES

- There is a need to define thermal barrier requirements for Pixel detector.  This may be an ATLAS issue.  The current design is anticipating using heater strips to prevent condensation.  This will drive up the power consumption for the overall detector.

This is in process, but is only in a conceptual design stage. The decision to use a thermal barrier has been incorporated in the design.

- The electrical design currently has no margin for an increase in power requirements.  This is not advisable this early in the design effort.

Margins have been added for the electrical design impact and are included in verification testing of the mechanics.

- There did not seem to be any extra cooling capacity in the Pixel thermal management system.

The review indicated consideration is being given to various operating scenarios in the decision making process for the Pixel thermal management system.

- The sector cooling tube joint is viewed as a concern by the committee.  There is a risk to the Pixel project schedule and the sector design development if the proposed tubing joint prototype is not successful.

The cooling tube is evolving for best thermal performance, but the joint is not well addressed.  The joint represents a concern to the committee and has the potential to seriously impact the Pixel mechanics design.

- Final design for B-Layer depends upon finalization of bake-out jacket design, beam pipe support design and vacuum system design.  To this end, the B-layer design requires close coordination with beam tube and bake-out jacket design.  The NEG changes discussed in the review (moving NEG inboard) is viewed as good for B-layer design.

The B-layer design is still evolving.  There is a beam tube design review scheduled for mid-May, after which a refinement to the B-layer design is anticipated.  This issue is still open.

- The B-layer installation method (insertion tool versus rails) must be defined by ATLAS now.  This has a significant impact on B-Layer and Inner Detector design and is viewed as the very next step to be resolved before B-Layer and adjacent systems mechanical design may continue. Several systems may need modification if the rail option is adopted. The insertion tool may need to be developed further.

The Pixel installation method has been defined, but the B-layer installation is separate from the overall installation.  We did not see good definition of the installation for the B-layer, therefore this issue remains open and is critical.

- B-layer cable routing must be developed by ATLAS before more of the Pixel System mechanics can be designed, and must be done in conjunction with the installation and beam tube vacuum development.  It may be very difficult to have cables connected to each end if the barrel is removable.

This issue is being resolved. Cabling will exit from just one end of the B-layer.  Detail design of services supports is to be completed.

- During the review it was stated that the alignment tolerance is 25 – 50 (m, but this was not critical because Pixel systems can rely upon x-ray for alignment calibration.  However, the viability of the x-ray alignment is not well known for Pixels.

The Pixel system will be installed and aligned using x-rays.

- The Committee recommends the Pixel Project evaluate the repeatability of distortion on sectors under temperature cycling (hysterisis).

This issue is still under evaluation.

- The global support progress is encouraging. The decision to go to a flat panel configuration as opposed to a truss structure should save both time and construction costs. A continued concern is the effect of services (which include both cables and cooling tubes) on the mechanical stability of the system. A strain relief system must be well thought out to avoid putting oblique forces on this precision structure.

This issue is still under investigation, although significant progress has been made since the March 1999 review.  The strain relief effects remain a concern of the committee.  See above.

- ATLAS needs to determine whether the flat side of the omega section will warp and potentially contribute to the dimensional instability.

This issue applies to deliverables outside the scope of US ATLAS.  The review indicated this issue is not resolved.

- The interconnect flex hybrid should be connected to the silicon with a flexible adhesive to avoid distortion.  The CTEs for Kapton and silicon differ substantially.   There is a potential for distortion of the silicon if a rigid adhesive is used.  This should be evaluated.

This issue was not addressed at this review.

- There is a lot of work done on 3-D modeling for the Pixel System.  This is a good approach, and permits some early evaluation of interference.  However, mock-ups also should be constructed to ensure all potential interference is identified.

A full-scale mockup effort is underway. Wider and formal participation in the mock-up should prevent problems with irreversible designs.

- The current disk design is a continuous disk.  This means the disks can only be removed by removing the beam tube.  Where is the first vacuum flange? Are the rings captive on a welded system? When is the pipe made up? Is this consistent with the other schedules? Is there any beam line commissioning scheduled before the detector is installed? Disk removal options must be evaluated before the disk design is finalized.

This aspect of the design has not changed.  However, other systems in the ATLAS design have a similar impact on this operational aspect of the detector, and appears to be accepted by the detector management.

## PIXEL PROGRAMMATIC ISSUES

- Final design reviews must be conducted before PRR.  Design must be finalized before PRR (see below).

This is the intention of the collaboration.  However, it was noted at this review that the schedule is aggressive and optimistic.  There are some issues that impact the Pixel mechanics design that will not be resolved before some FDRs.  These have the potential to adversely impact the Pixel mechanics design.

- This review indicated the stave and cooling tube back-up designs will be pursued right up to PRR. We need to make the decision before PRR.  The purpose of the PRR is not design blessing, but a determination of readiness to proceed to production (design is complete, drawings completed, validation testing is completed, QA program in place, etc.).  If the design cannot be finalized in time for the PRR, then perhaps we need to recommend later dates for CERN PRRs.

This issue remains open and just as critical.