NNSA-NN Foreign Research Reactor Spent Fuel Program Description Package

Expectation:

NNSA-NN arranges the return of foreign research reactor (FRR) spent nuclear fuel (SNF) to Savannah River Site (SRS) from foreign countries.  The shipments will take place several times a year until 2019.  This Program Description Package only covers the portion of the work managed by NNSA, namely the transport of the spent fuel shipment into the port of Charleston, SC, and then by land to SRS.  EM at Idaho National Laboratory (INL) may forward some Training and Research Isotope General Atomics (TRIGA) FRR SNF from SRS to INL.  Some FRR contractor support to the receiving agents at SRS is handled under a different Program Description Package.

NNSA will need some level of support from the contractor to support the domestic receipt, transfer and transportation activities between Charleston and SRS.  The Department of Energy (DOE) Savannah River Operations Office (SR) may need some level of support from the contractor to support the transfer and transportation activities between SRS and the DOE INL.  The shipment from foreign countries to Charleston is managed under a separate contract and is not a part of this scope.

Background/Lifecycle Discussion:

In the 1950's, as part of the Atoms for Peace Program, the United States began providing assistance in the peaceful application of nuclear technologies to countries that agreed to forego the development of nuclear weapons.  This assistance included the provision of highly enriched uranium (HEU) for use in research reactors around the world.  After irradiation in the reactor, the used (spent) fuel was to be transported to the United States, where it could be reprocessed to extract the uranium still remaining in the spent fuel.  In this way, the United States maintained control of the HEU, which otherwise could be used to make nuclear weapons.

To reduce the danger of nuclear weapons proliferation, the United States began a program in 1978 aimed at minimizing and eventually eliminating the use of highly enriched uranium in civilian reactor programs worldwide.  This effort (the Reduced Enrichment for Research and Test Reactors Program) is directed at replacing the HEU used in research reactors with low enriched uranium (LEU), a material that is not directly usable in nuclear weapons.  Research reactors are of particular interest because the major civilian use of HEU is as fuel in research reactors.  If research reactors worldwide were to convert to LEU fuels, HEU essentially would be eliminated from use in civil commerce.

DOE prepared an Environmental Impact Statement (EIS) on a new proposed FRR SNF acceptance policy.  The goal of the proposed long-term policy is to recover enriched uranium exported from the United States, while giving FRR operators sufficient time to develop their own long-term solutions for storage and disposal of spent fuel.  The EIS was issued on February 16, 1996, and a Record of Decision was issued on May 13, 1996.

In accordance with the EIS, the aluminum-based FRR SNF and target material will be transported to and managed at SRS and the TRIGA FRR SNF will be transported to and managed at INL.  A quantity of the TRIGA FRR SNF will be transported cross-country from the Naval Weapons Station Charleston (NWSC) in South Carolina through SRS to INL on a periodic basis of no more than one to two shipments per year for the remainder of the program.  Subsequently, this program was extended to accept these materials until May 12, 2019.

Contract Period Objectives

Work Scope for 12-1-06 thru 09-30-11

- Support receipt preparations and unloading of the FRR casks in a maximum of four shipments with multiple transport packages per year at the spent fuel storage facilities at SRS at a rate of at least four FRR SNF casks each month.

- Provide support , associated with onsite fuel inspection at FRR operators’ locations to ensure FRR SNF satisfies receiver acceptance requirements in accordance with the Contractor’s receipt requirements and as requested by the Office of Global Threat Reduction (GTR).

- Provide support, as requested by GTR, associated with FRR SNF Acceptance Program implementation and shipment arrival in the U.S. at the NWSC and transport to SRS.

- For a TRIGA shipment departing SRS, support SR point-of-contact for all State of South Carolina and Georgia representatives associated with transport activities to Idaho.

- Provide support for TRIGA shipments to INL for activities during transportation planning within the States of South Carolina and Georgia.

- Provide operations support at SRS for intermodal surveys and transfer of containers to different mode of transportation, if necessary.

Work Scope for 10-01-11 thru 09-30-16

Same as previous period.

Core Work Scope

Provide support as necessary and as requested

Optimized Work Scope

Not applicable

Appendix A System State at Contract Start 12-01-06

Several shipments are taking place annually from various countries on a routine basis.

Appendix B Assumptions

- No interruption in spent fuel returns

Appendix C Risks

- None identified

Appendix D Relevant NNSA-NN Spent Fuel Documents

Orders/SRIDs

SRIPS/Manuals

Regulatory Documents

Authorization Basis (e.g. SAR/SER)

Program Plans