AMS

Best Practices and Learned Lessons

| Item | Activity Or Discipline | Best Practice or Learned Lesson | Service Team Testimony |
| --- | --- | --- | --- |
| 1 | JRC readiness process | Teams that coordinate early and continuously with process stakeholder organizations have a smoother path to successful investment decisions | The acquisition executive and other JRC members expect full compliance with AMS. Programs can not present to the JRC without meeting AMS requirements. Using the full AMS process ensures: 1) The JRC has all the information needed to make timely, informed, and effective decisions 2) Agency compliance with public law The JRC readiness process helps communicate AMS requirements to service teams and improves team preparation for obtaining JRC decisions. All key players attend (ATO-F, ATO-A, ATO-P) and immediate feedback is obtained. |
| 2 | Market Analysis | Market analysis yields a larger competitive pool and better view of contractor capability |  |
| 3 | Risk management | Identify and assess risk from the earliest lifecycle management phases | Assessing the risks of each alternative during concept and requirements definition helps identify the best approaches to evaluate during initial investment analysis. Identifying and assessing risk items during final investment analysis enables adequate resources to be available at the right time for program needs. Early identification and characterization of risk facilitates the implementation of mitigation strategies before they become too expensive. Monthly risk management meetings in which risks are evaluated, solutions developed, and responsibilities assigned enable program milestones to be preserved. |
| 4 | Requirements | High-level requirements in the program requirements document are not sufficient for costing and evaluating alternatives | Investment analysis should be performed using a specification derived from the program requirements document. An investment analysis team cannot derive any valid estimate based on high-level requirements in the program requirements document. |
|  |  | Describe requirements in commercial terms rather than government jargon |  |
|  |  | Tailor your data requirements carefully to specify only what you truly need | The ATCBI-6 product team made a conscious effort to acquire/procure only those drawings required to define the product baseline. This was done in lieu of ordering a reprocurement data package. Separate engineering data packages were ordered with the second-level engineering and organic depot repair packages. These were an appropriate match to the system requirement. The contractor is required to maintain these data packages. We also tailored our software licenses to allow the FAA to receive licenses to maintain and operate the system. By not purchasing a reprocurement data package, which may have otherwise inhibited the contractor from revealing data thought to be proprietary, the FAA received the contractor's best product. |
|  |  | Use automated tools to trace user requirements from the program requirements document to the product specification through design and testing to ensure all requirements are achieved in the end product | The team analyzed each program requirement during development of the product specification to ensure it accurately reflected user needs. Results of this review were documented in a requirements analysis report. The user was required to certify that the report accurately reflected their need. This made development of a specification more efficient and established the groundwork for traceability of requirements throughout the procurement process. This traceability extended from the program requirements document through testing enabling us to validate that each requirement was achieved. |
| 5 | Investment analysis team formation | Assemble a team with clearly defined duties and working relationships from the start of investment analysis | Our investment analysis never did jell right and we spent a lot of time getting people to do something. The benefits folks would not complete their part until the cost part was done. The cost folks would not do their part until the requirements folks were done. The requirements folks were waiting on the OMB-300 and BCAR to be done. The bottom line is that the ATO-P and ATO-F organizations don’t have an efficient process for completing end-product documents like the OMB-300 and the BCAR. We finally agreed on an order and schedule for completing the subtasks leading to the initial investment decision. We recommend subsequent teams sort out roles and responsibilities and develop a process timeline right from the start. |
| 6 | Affordability assessment | The 5% inflation factor for FTEs seems wrong. | ATO-F-endorses 5% FTE inflation factor, whereas contract costs are inflation-based, around 3%. It does not take long for FTE cost to grow much more than contractor cost. This does not seem right and could lead to a distorted cost analysis. For this reason, programs with a 10-year lifecycle need a different calculation. |
| 7 | Competition | Competition can reduce costs drastically Market analysis can discover unknown sources | A debate existed at the beginning of procurement planning between the benefits of competition and the efficiencies of contracting with the incumbent at the projected price of $1 million per system. Competition allowed the government the benefit of buying our requirement at a production price of $450K per system, a savings of $82.5 million for 150 systems. In a departure from past practice of purchasing production systems on a ID/IQ basis, purchases were based upon economic quantity taking advantage of planned production capacity and material and part discounts. This produced savings of $15 million. By buying off an existing production line, we were able to save $4 million in startup cost. A shorter program schedule saved an additional $7 million. |
| 8 | Qualified vendor lists | The ability to pre-qualify vendors offers streamlining and time-saving advantages | AMS enables us to pre-qualify vendors, thereby enabling solicitations to be sent to 3 qualified contractors rather than 50 to 60 solicitations we would have sent out pre-AMS. This enabled us to streamline the whole procurement process. The time from advertising to award took only 2 months. Contrast this with pre-AMS procedures, where it would have taken as long as a year. Eliminated vendors were pleased with the quick responses and the fact that they didn't have to spend long days reworking proposals when they didn't have a chance. Vendors appreciated our announcing what we planned to do and then following through with that plan. |
|  |  | Use of a qualified vendors list can accelerate contract award to 2 weeks or less | Award of contracts since establishment of the QVL is two weeks or less. Quality firms selected for various environmental requirements frequently used in the region have been screened and identified. When an emergency environmental project is identified, we have firms available to respond quickly. Cost savings on a recent award was 113% lower price than estimated by the FAA based on previous prices. |
| 9 | GSA schedule | Some useful best practices when soliciting vendors from the GSA schedule | 1. Make sure the vendors are in the business of performing the services you require 2. Make sure they are interested in your procurement 3. Allow a reasonable time for them to prepare the information required by the SIR Only 2 of 10 vendors responded to our SIR. Neither could meet the requirements. We lost 3 weeks evaluating responses, notifying vendors, and advertising the requirements on the internet and issuing another SIR. |
| 10 | Performance-based contracting | Performance-based contracting greatly simplifies contract award and administration | An acquisition for telecommunication services was initially turned over to another government entity to develop a contract for the FAA. They used a detailed "how to" statement of work, which had a negative impact causing the acquisition to become mired in ”how to” details that caused numerous time extensions and amendments. About 9 months later, the FAA took back the procurement and changed the approach completely. First, we conducted a market survey that revealed the availability of competition. This shifted the procurement from sole source to competition. Second, the statement of work was restructured as performance-based. As a result, we issued a SIR one month after taking back the procurement, closed it 9 days later, and awarded a contract within 5 weeks. |
| 11 | IDIQ contracts | Indefinite Delivery Indefinite Quantify contracts can satisfy national-level requirements efficiently | An IDIQ contract was awarded for BUSS systems used within many regions. With all initial contracting work done, regions just issue delivery orders against prices already obtained. This saves a lot of time and money since the initial contracting work is done only one time. |
| 12 | Incentive contracts | Allow offerors to propose both positive and negative incentives for performance-based contracts | 1) (Positive)Performance-Based Award Fee a. Positive incentive - Base fee, plus award fee amount b. Quarterly decision based on how effectively the contractor achieved specific negotiated measures of effectiveness tied to program objectives 2) (Negative) Credits owed for not meeting service requirements. The following must be clearly stated: a. The requirement b. The criterion that will trigger the credit c. The measurement method d. The credit amount |
|  |  | Fixed-price incentive contracts offer rewards to both contractors and the FAA | Incentives built into our contract resulted in a 10-month early acceptance of the capability we procured. |
| 13 | Commercial-off-the-shelf | When planning a COTS procurement, make sure your requirements are sound and the solution is truly off-the-shelf | Our schedule estimate proved to be unrealistic because the program could not be satisfied by a true off the shelf solution. Moreover, the requirements document was too vague, which caused considerable angst during the evaluation. There were too many interpretations of what the requirements really meant. |
|  |  | Procurement of COTS must focus on measurement of demonstrated performance as opposed to measurement of paper proposals |  |
|  |  | When buying commercial software, be prepared to negotiate license agreements | The FAA team never considered we would have to sign up to the vendor's terms and conditions, never asked to see the vendor's license agreements, and never discussed licensing terms. As a result, we spent a lot of time under pressure negotiating software licensing terms after we thought a deal had been made. Make sure the license agreement terms and conditions do not waive or conflict with FAA contract terms and conditions. |
| 14 | Other Transactions | The “Other Transactions” authority in PL 49 USC 106 offers great flexibility in certain situations | “Other Transactions” are not subject to procurement statutes and regulations. They are subject to fiscal laws and statutes of general applicability. An OT is not a standard procurement contract, grant, or cooperative agreement and protest rules do not apply. It allows greater flexibility and permits use of best business practices. OTs can be used on research and development and prototype requirements, but may not be used to acquire goods and services for the direct benefit or use of the government. The LAAS program needed to proceed, but program funds were not available in the FY budget. Without OT authority, this program would have to wait 5 years for budgeted funds. LAAS is using the OT to establish a government and industry partnership that will develop, test, and certify a LAAS system. Once systems are certified, FAA may choose to purchase or not. The industry will have a FAA certified system to market both domestically and internationally. During the first stage, FAA will provide only in-kind resources. In the second stage, some funding will be provided but not full funding. All data and rights will be retained by industry participants. Documentation is not be subject to FOIA procedures. Industry participants are not required to produce anything (except high-level and certification documentation). Either party can cancel the OT. The FAA is not required to purchase the developed system. The FAA will ensure developed systems meet FAA needs should we decide to purchase any. The developer gets the benefit of in-kind resources and an FAA-certified system for commercial marketing. The FAA gets the results of the research and the potential for a developed system without the traditional cost and contract restraints. |
| 15 | OMB Circular A-76 | Review OMB Circular A-76 carefully and obtain legal counsel when seeking offers from both government and commercial offerors | The ICE-MAN SIR and RFP were structured to allow government entities to compete with commercial vendors. The question of the applicability of OMB Circular A-76 arose. The FAA decided to not apply or adhere to A-76 procedures. The initial award was made based on best value. Since the award selection was a government entity, it was unclear whether A-76 procedures should have been applied. To address this concern, the award was suspended, and the awardee was requested to submit their proposal (unchanged technically) in accordance with A-76 procedures. This proposal and the next best non-government proposal were evaluated using the A-76 mechanism. This evaluation showed that the original selection was still the best value for the FAA. Results were published and all competing offerors were given an opportunity to appeal the decision. No appeals were filed and no protests were received. The award was reinstated to the original awardee. Under FAR procedures, this probably would have resulted in cancellation of the procurement and starting over using A-76 procedures. The open communication with offerors helped them to understand the FAA's position, the fairness of our process, and the desire to select the "best value". If the FAA had applied or adhered to the A-76 process from the start, the solicitation process time would have increased greatly. Application of A-76 procedures "after the fact" was adequate to ensure the FAA created a level playing field for comparing government offers with commercial offers. |
| 16 | Multiple SIRs | Using multiple SIRs to progressively down-select vendors can reduce evaluation time and cost | We used an initial screening SIR to reduce the number of qualified vendors from 17 to 7. We saved cost and time in the evaluation process since the team knew exactly how many proposals to prepare for. In the final screening, we required oral presentations and capability demonstrations at vendor sites. We required key personnel to give the oral presentations. This allowed evaluators to ask questions and observe responses and it eliminated consultants preparing proposals. This gave us a first-hand indication of the capabilities of the key person assigned to the project. We evaluated past performance in the final SIR using a best-value subjective determination. Each vendor was fully evaluated and documented before moving to the next one. |
|  |  | Send the draft specification to screened vendors for comment when using multiple SIRs | Competing vendors were identified from responses to our initial SIR. We sent our draft specifications to those vendors for comment while we worked on the RFP. This improved the quality of our specification and enabled vendors to prepare quality proposals more quickly. |
|  |  | Some valuable tips on the use of multiple SIRs | Explicitly state how information received in response to a previous SIR will be used during evaluation of subsequent SIRs. State whether vendors should respond to the follow-on SIR with only a delta document or whether vendors need to resubmit information from previous submittals. State also what the procedure will be if information is ambiguous relative to information received previously. Require vendors to identify all areas of a technical proposal that have changed from one SIR to the next. Be sure the evaluation team is fully aware of what they can consider during an evaluation. We recommend using no more than two SIRs. A competitive range of 3-5 vendors is recommended. This creates an environment for thorough and timely evaluation, minimizes cost to the agency and competitors, and provides fair competition. Too many vendors add to the time and cost of evaluation and little, if any value to the final selection. |
|  |  | Screening for capability can achieve true competition without wasting contractor or government resources | Thirteen potential offers responded to our first SIR for capability statements. After we reviewed the capability statements, we invited all respondents to compete by submitting proposals. Under FAR full and open competition procedures, we would have been required to permit other competitors to join the competition. This may have resulted in offers being received from unacceptable sources, thereby increasing the cost of issuing the solicitation, evaluation time, and the risk of protest. The team would have invested time dealing with proposals that had no reasonable chance of award and those offerors would have incurred proposal expenses when they had no reasonable chance of meeting the requirement. |
| 17 | Procurement Quality | The quality of the procurement is largely dependent on the quality of the SIR | 1) Set the stage for quality early. Never show industry anything that is sloppy 2) Preparation of a high quality SIR takes more time than most expect 3) Have discipline in the preparation of every part of the SIR a. Establish a configuration management process b. Have one person in charge of managing changes 4) Make sure the SIR reads well and is consistent throughout 5) Make the size of the proposal commensurate with the complexity of the acquisition. More pages = higher cost to industry and more time for the FAA review. 6) State each requirement in only one place within the SIR 7) Allow offerors to know your budget constraints and propose accordingly 8) Create flexibility where practical a. Allow offerors to price their solution while ensuring fair comparison b. Welcome tailored terms and conditions c. Allow offerors to take exception to requirements |
|  |  | Personnel commitment is essential when planning a compressed award schedule | Our procurement was slated to be on a fast track, but the procurement was slowed by lack of qualified people to keep the project on track during the pre-release and evaluation stages. |
| 18 | Procurement Security | Make sure spaces around solicitation records are off limits to offeror personnel | You don’t an unfair competitive advantage going to a snooping contractor. You don’t want protests either. |
| 19 | SOW preparation | State your requirements clearly and specifically in the statement of work | Eastern region awarded a contract to provide 24-hour weather observation services at Baltimore, Maryland. The statement of work included a requirement for a supervisor, but did not specify the supervisor was to be full-time and on-site. The contractor is requesting we renegotiate pricing, claiming our specification was not clear. By not being specific enough in the SOW, we have experienced a lot of aggravation and wasted energy. |
|  |  | Use the procurement toolkit in FAST to download and manipulate contract clauses and statements of work |  |
| 20 | Communications | Constant communications among team members is extremely beneficial, particularly between the contracting officer and program manager | Constant communications and daily contact among team members proved to be extremely beneficial. The service team structure also facilitated brainstorming. Daily contact between the contracting officer and program manager achieved mutual understanding and the prevention of unauthorized procurements. Video conferencing facilitated communications with remote team members and saved travel money. |
|  |  | You can save time and energy by tailoring your communications with offers | AMS offers great flexibility in communications with offerors. You can focus discussions on offerors determined most qualified to receive an award and limit discussions with those determined to be less qualified. |
|  |  | Early communications with industry helps to understand what is available and to better define requirements | Early and direct communications allow FAA to learn what was available from industry and to develop better requirements. Freedom in discussions was valuable throughout the process. It was an advantage to be able to have discussions with only those vendors with whom we had a need. Issuance of a draft description allowed for industry input into a final document. |
|  |  | A robust solicitation web-site can greatly facilitate communications with vendors | We established a robust FTI web-site that consisted of: - Information documents; e.g., Exhibit 300 program baseline - Frequently asked questions and answers - SIR, including all amendments |
|  |  | Be careful! Open communications provides opportunities to prejudice the competition | Be careful and alert to what is being said to potential offerors. Industry's motivation is dollars; the FAA's is to be fair and reasonable. Be smart. Communicate, but protect the taxpayers and the integrity of the procurement. |
|  |  | Open discussion regarding technical and cost proposals is beneficial |  |
|  |  | Communications with contractors during source selection can save substantial time | By working issues with contractors before they submit their cost proposals, contractors are able to propose their fair competitive advantages. This yielded major cost and schedule savings in the areas of development, testing, logistics, and training. The volume and complexity of issues added 4 weeks to discussions with contractor. However, the understanding they gained improved their proposals to the point we were able to complete our evaluation 3 months ahead of schedule and award without negotiations, saving at least one month on a very ambitious award schedule. |
|  |  | Open communications during source selection facilitate mutual understanding and result in better contracts | Open discussion with the contractor resulted in a better understanding of what FAA needed and the contractor position. Things that are normally resolved after the proposal is submitted (i.e., cost proposal format) were settled before the proposal was submitted. This helped reduce the number of changes and resulted in a $1.1M reduction of the contractor's original estimate. |
|  |  | Involve end users from the earliest stages of product planning and development | The ASDE-X service team developed an early and continuing relationship with the end-user. They reviewed every key program planning element like the program requirements document, product specification, and draft request for offer. During contract performance, they participated in the system requirements review, the preliminary design review, and the critical design review. We also involved the National Air Traffic Controllers Association and Airway Facilities Unions early in the process to ensure the end product would be acceptable to them. |
|  |  | Oral discussions with contractors provided a clearer understanding of the requirement |  |
| 21 | Evaluation factors | Keep your evaluation factors simple and make sure they are relevant to the intended outcome of your solicitation | Keep your evaluation factors simple, explain them clearly in the SIR, and test against your performance goals before posting. Make sure there is a total understanding of the factors on your evaluation team. Test completeness of the SOW and sections L and M. If you want to make sure offerors propose on everything in the SOW, cover it in L and M. If you are going to use a contractor for the evaluation, make sure it is announced in the SIR and make them sign non-disclosure agreements and ensure there is no conflict of interest. |
|  |  | Use best value as the #1 decision criteria in most cases rather than price | It enables you to consider factors other than price when making an award. |
|  |  | Use past performance as an evaluation factor |  |
|  |  | Use of key discriminators and past performance yield quality contractors for competition |  |
|  |  | Some best practices for developing good evaluation criteria | 1) Don’t wait until most of the SIR is complete - good criteria take time to develop! 2) Stay away from evaluation criteria that include absolutes; i.e., pass/fail. Use criteria that allow judgment. 3) Use adjectival rather than numerical scoring. Adjectival offers more flexibility. 4) Work hard on the adjectival definitions and ensure they are clear. 5) Limit the number of evaluation factors. Enumerate specific points in elements that are considered but not scored. 6) Assess risk as an integrated part of your evaluation criteria, not as a stand-alone criterion. |
| 22 | Source evaluation | Ensure all evaluators read and understand the SOW, items to be scored, and the scoring criteria before beginning the evaluation | Schedule a question and answer period to clarify any ambiguities and ensure there are no misunderstandings. Prepare one or two questions that you will ask each contractor at the end of their presentation. This is a good way to hear their unprepared responses to hypothetical situations or to procedural questions. |
|  |  | Keep evaluators in place long enough to edit, analyze, and clean up evaluation findings | Make sure evaluators capture and analyze oral information provided by presenters in personal notes and close to the actual presentation time. Otherwise, the large amount of information will fade from memory as time goes on. Our sessions were videotaped to spot-check items; but, the idea was to get the evaluators thoughts down as quickly as possible, with videotape as a back-up. Evaluators were brought in from the regions for short evaluation periods, and on hindsight, not enough time was allowed for them to review the information from oral presentations. Evaluators should have been asked to stay an additional week after oral presentations to edit, analyze, and clean up findings. As a result, considerable time was spent communicating back and forth with evaluators for clarifications, explanations, etc., when writing the evaluation report. |
|  |  | A small team of knowledgeable evaluators is both cost-effective and prudent in most cases | Using a small team of 6 evaluators saved time and cost. Evaluators were part of the original team of program and customer representatives that prepared the statement of work and specification and participated in the bidder's conference. They were already familiar with the requirements when it came time to evaluate proposals. |
|  |  | Orals presentations and page limits on written material force vendors and evaluators to focus their efforts | NISC-II used a smaller technical evaluation team (6 members working short durations) as compared to 10 or more evaluators on NISC-I over the course of many months. Evaluations were completed in about 5 weeks as compared with 10 or more on NISC-I. Most technical evaluators were members of the planning workgroup that wrote the statement of work. They were familiar with NISC and its purposes, and were also the actual customers of the program. Since these participants were well along the learning curve, review of proposals was quick and efficient. Oral presentations were videotaped for a major part of the work effort and supplementary written technical detail was limited to 60 pages per section. This concentrated the evaluation time and shortened the whole process without any apparent loss in quality. We also conducted a bidders' conference and numerous internet updates/exchanges before releasing the RFO. This enabled us to tell industry what we were planning, solicit input, answer questions, and refine the RFO before release. |
| 23 | Oral presentations | Some tips for achieving effective oral presentations | Having an oral presentation is absolutely essential for services contracts. Require the program manager to make the presentation. Avoid getting a PR person. Use the opportunity to hear from your program manager and all key personnel. They are the ones to manage the project and if they can not cover it adequately, no one else can. Make audio recordings. They help if an evaluator misses part of the presentation. It is also useful for reviewing and verifying what was said if there is any doubt about the points covered or how they were addressed. Ensure any audio-visual equipment you plan to use is available and in working order, such as an audio recorder, cassette tapes, timer, and overhead projector. Allow sufficient time between oral presentations to record your evaluation scores. If you wait and hear more than one presentation before doing your evaluation, you may not remember exactly what was said or which contractor said it. Take notes. This will help when doing your evaluations. Also, one evaluator may note a point that was covered which another evaluator may have missed. |
|  |  | Oral presentations are a plus, but some precautions are important | Oral presentations help the evaluation team and SSO observe key personnel as they present their capability and plan of attack. These sessions were video taped which provided the SSO an opportunity to participate in the presentation process. The tapes also provided documentation for the team’s evaluation and recommendations. Vendors were required to conduct their own taping sessions for the oral presentations. Some became very elaborate. Once the SIR has been issued, oral presentations should be conducted within 3-6 weeks. Longer time causes contractors to keep practicing, refining, and enhancing. This ultimately increases their costs. We recommend you specify limitations on taping sessions. With no time limit, the presentations just get more and more elaborate with little derived benefit |
|  |  | Use the oral proposal technique; it is very clear and concise, and it lets you see first hand how vendors respond to technical evaluation factors | Oral proposals avoided the presentation of a huge amount of written material from vendors and we did not have to "wade" through the submissions. The oral proposal technique was very effective in two-way communication and quickly identified issues for clarification. The process allowed a rapid technical evaluation from notes taken at the presentations. |
| 24 | Operational Capability demonstration | Conduct the OCD early during source selection to determine who has viable solutions Make sure vendors know what you’re looking for |  |
|  |  | An operational capability test running in parallel with the RFO can save time and prove suitability | Our original plan was to pay two contractors $2.5 million each to test their systems in an operational capability test. Our original plan also envisioned a 3-phase procurement: 1) Issue a SIR for down selection; 2) Conduct an OCT; and, 3) Issue a RFO. During our market survey, we convinced potential offerors to perform the operational capability test without payment. They agreed to run the OCT in parallel with the RFO, which gave the team high confidence a low-price system could meet our requirements. Running it in parallel with the RFO as an element of source selection saved an estimated $5 million and shortened award schedule by 4 months. |
| 25 | Source selection | AMS allows competition to be sought among the most qualified vendors rather than full and open as required under the FAR | This substantially reduced the number of proposals and evaluation time and resources. It also reduced industry’s bid and proposal costs since companies with little or no chance for award did not make the down selection. |
|  |  | We were able to complete a complex source section in 4 ½ months using a few simple techniques | 1) SIR down selection 2) Small teams of knowledgeable technical and business evaluators 3) Standard template to write the evaluation report 4) Adjectival ratings verses point scoring 5) Open discussions 6) Tailored requirements 7) Elimination of best and final offers |
|  |  | Don’t go to extremes to keep a vendor in the competition | We extended the time for submission of proposals sections for a vendor who was late and who made errors (including Section B). The team had to guide vendor in completing Section B and in determining how its products fit FAA requirements. In the end, vendor products and prices were attractive, but it was not responsive to FAA requirements and schedule. |
|  |  | Don't notify a vendor it has been selected for award until you have the required paperwork signed | Our first selected vendor never returned the signed model contract as required by the letter requesting a "best and final" price. In effect, the vendor had never agreed to FAA terms and conditions. This was revealed in the following 4 days of negotiations, until the vendor was finally eliminated as non-responsive to FAA contract terms and conditions. |
|  |  | Cost estimates should be published during planning stages to help vendors size the anticipated work | Our initial SIR went out without definitive size/scope. As a result, proposals far exceeded our resources. |
|  |  | Use auctioning techniques to obtain a lower quote from vendors |  |
| 26 | Debriefing | Considerable time and resource can be saved using teleconferencing to debrief losing vendors |  |
| 27 | Protests | Be wary and get written questions in advance when debriefings vendors to avoid having your statements used against you in a protest | Some of what we said was during the debriefing of a vendor was twisted and used against the government during a protest. Since a Judge will determine whether the government made rational decisions based on testimony and written documentation from the evaluation, evaluators should completely document the rationale for their positions even during preliminary phases of the evaluation. |
|  |  | Mark sensitive documents adequately to ensure proper use during disputes | Ensure sensitive documents are adequately marked when they are prepared. During a protest, the contracting officer submitted the documents prepared by the service team to the Disputes Resolution Officer (DRO) as requested. Among those documents was the Award Decision Document (ADD) with the initial and final cost/price evaluation reports attached. The initial cost/price evaluation report included sensitive and inflammatory information from the pricing evaluation team regarding the successful offeror's financial posture. The cost/price evaluation reports were intended to be used as internal government memos only. The FAA's DRO provided this sensitive information to the protestor who in turn used it to enhance and supplement the protest. The protest was prolonged by the release of sensitive, confidential, and proprietary documentation without proper protection. |
|  |  | Some useful best practices for avoiding a protest | 1) Treat all competitors fairly 2) Establish a source selection process before proposals are received and follow it 3) Conduct a thorough evaluation and be reasonable in your conclusion 4) Document the rationale basis for your decision thoroughly |
| 28 | Contract administration | Using a spreadsheet (Excel) to track invoices is a great way of maintaining the status of contract costs and funding |  |
|  |  | Open exchange of information minimizes change orders during performance |  |
| 29 | Construction | Use open communications to discuss small construction job requirements and price with contractors |  |
|  |  | Consider using government credit cards to pay for construction jobs under $10,000 |  |
|  |  | Some good ideas that reduce the cost of distributing the solicitation package and amendments on complex construction procurements | When using a list of pre-qualified vendors each with multiple subcontractors on a construction contract where there are a large number of drawings (over 300 in our case), we recommend the procurement office provide one or two copies to each qualified vendor without charge and offer, for the price of reproduction, the solicitation to any interested sub. General contractors could purchase additional sets as well. A plan holders list should be kept by the procurement branch and amendments to the solicitation distributed to everyone on the list. It seems central distribution is an unavoidable procedure, although costly. The use of a printing company to make distribution is another option, but this creates the problem of how to ensure amendments reach vendors. We recommend announcing amendments on the Internet. |
|  |  | Some creative ways to save money on construction contracts | 1) An incentive provision in the contract for early completion, in effect creates a Fixed Price Incentive Contract 2) Use of “best and final offer” saved $248,000 from an low initial offer 3) Extensive use of the Internet when announcing the solicitation and posting the SIR saved a lot of time in the contracting cycle |
|  |  | Rather than reviewing subcontractor proposals, hold the general contractor responsible | In our construction solicitation, we asked each general contractor to submit qualifications on its proposed electrical and mechanical subcontractors. If they did not know which subs they were going to use, they were to submit at least two electrical and mechanical subcontractor proposals. This resulted in more time spent reviewing subs than general contractors. Furthermore, we found they often could not provide details regarding past performance. Thus, we found that evaluating subcontractors added considerable time to the process without much benefit. |
|  |  | Requiring a pre-solicitation site visit by all prospective vendors offers real benefit | One factor contributing to significant time saved from solicitation to award was the requirement that no one would receive the solicitation unless present at a pre-solicitation site-visit where the solicitation packages was distributed. The site visit also served as a pre-bid conference. It afforded interested offerors an opportunity to view the site and to learn from the agency what was expected. Agency personnel were able to size up the vendors. Also, the requirement to be at the site to receive the solicitation eliminated the need to mail the solicitation package to a great number of firms. As it developed, only a relatively few firms showed enough interest to attend the site visit. There was no mailing of amendments to specs and drawings except to those who attended the pre-bid site visit. |
|  |  | Limiting the number of pages and font size in bid packages encourages vendors to stress quality over quantity and it lowers solicitation costs for them and the government |  |
| 30 | Real property and facilities | Define your real property / facility (RP/FAC) requirement in the program requirements document before coming to the headquarters RP/FAC organization | Real property and facilities can only be procured when ratified in an approved program requirements document. |
|  |  | Involve the RP/FAC organization from the very earliest stages of planning | Acquiring real property and building facilities is a very lengthy process owing to environmental laws and regulations. So involve the RP/FAC organization during final investment analysis as the requirements are first defined. |
|  |  | Follow-up all verbal communications between the client and RP/FAC organization with written statements | This eliminates the prospect of miscommunication. The written follow-up can be an e-mail, letter, or memo. |
|  |  | Establish a 2-person team, one from the program office and one from the RP/FAC organization, to satisfy client requirements | Retain this team throughout the procurement process. |
|  |  | Use qualified vendor lists to speed to real property / facility development and implementation processes | The contracts are already in place. Simply define and fund your requirements and seek competitive bids using qualified vendors. |
| 31 | Human factors | Some valuable tips for optimizing human performance during product development | Clearly define human performance in the program requirements document. Changing or adding human performance requirements downstream almost always adversely impacts cost and schedule. A COTS or NDI procurement does not eliminate the need to define human requirements. Never suggest human interface design changes or modifications outside official contractual channels. Changes may have legal or programmatic ramifications when dealing with contractors; others may impact union bargaining options; and all have human-system performance implications. System performance criteria should consider the human component to the degree necessary to enable data collection and testing of human-system performance. While human performance constraints may not be the limiting factor in achieving desired product performance, they will almost always impose constraints on program cost and schedule. System design and development can easily lose sight of human-system performance impacts on the end user (operator, maintainer, and support personnel) especially those related to cognitive tasks. These elements must be investigated during detailed design and prototyping. Human factors risk and performance analysis needs to occur during concept and requirements definition and investment analysis to help estimate resource expenditures associated with human performance aspects of the product. Human factors roles and responsibilities must be clearly defined for those individuals and organizations supporting product acquisition. Lack of clear designated responsibility often leads to expensive ambiguity about who is to do what and how much human factors is enough Human factors efforts must be integrated with other program activities and not conducted as a separate design activity or end-of-development assessment. Human factors specialists must provide realistic cost and schedule estimates for human factors activities for inclusion in the implementation strategy and planning document. Human factors specialists need to be fully acquainted with the program in order to provide this input. |