K-ELV-02.14

National Aeronautics and Space Administration	Basic

John F. Kennedy Space Center, Florida	3/02/01

Expendable Launch Vehicles Program

EXPENDABLE LAUNCH VEHICLES (ELV) PROGRAM REQUIREMENTS CONTROL BOARD CHARTER

APPROVAL:	___________________________________Date_________

S. M. Francois

ELV & Payload Carriers Programs Office

THIS PAGE INTENTIONALLY LEFT BLANK

TABLE OF CONTENTS:

- AUTHORITY   ..……………………………………………………………………..5

- PURPOSE   …………………………………………………………………………5

- SCOPE    …………………………………………………………………………….5

- ORGANIZATIONAL RELATIONSHIPS & RESPONSIBILITIES.……….…….5

- DEFINITIONS & PROCESSES ..…………………………………………………6

- MEMBERSHIP   ………………………………………………………………….…8

- APPLICABLE  DOCUMENTS   ………………………………………………....10

- DOCUMENTATION   ……………………………………………………………..11

- MEETING SCHEDULE   …………………………………………………………11

ATTACHMENT A – CCBD    …………………………………………………………...A-1

ATTACHMENT B – CCR   ……………………………………………………………...B-1

ATTACHMENT C – ESR   ……………………………………………………………...C-1

ATTACHMENT D – TA ………………………………………………………………....D-1

ATTACHMENT E - DCR ........................................................................................E-1

ATTACHMENT F - RIS ..........................................................................................F-1

THIS PAGE INTENTIONALLY LEFT BLANK

# 1.0	AUTHORITY

The Expendable Launch Vehicles (ELV) and Payload Carriers Program Office hereby authorizes the ELV Program Requirements Control Board (PRCB) to function as the change authority for modifications to ELV Program Requirements and Resources.  This plan and the processes defined herein become effective upon its approval.

# 2.0 	PURPOSE

# The purpose of this plan is to establish the PRCB and describe its functions and operation.

# 3.0 	SCOPE

The scope of the PRCB is to:

  - Initiate, assess, and implement changes to program requirements.

  - Control the ELV Program’s resources baseline (including launch service contracts, mission-unique hardware, and government-owned facilities.

  - Provide change authority for funding contract modifications and contract turn-ons.

  - Provide technical and funding concurrence for KSC-sustained facility/systems/equipment changes affecting, or to be funded by, the ELV Program.

  - Support program/project elements external to KSC for the various configuration management activities.

  - Dispose of Program assets.

  - Disposition Program-level risks.

## 4.0 	RELATIONSHIPS AND RESPONSIBILITIES

The ELV Program Office administers the configuration management program for the ELV Program.  Certain functions may be delegated within the organization at the Program Manager’s direction.  Regardless of such delegation, the Program Requirements Control Board will be the final authority for any items that (1) cause the program to deviate from the program operating plan; (2) add new requirements to the program, including baselining flights on the manifest; (3) create new program policy or direction; or (4) implement new or unusual requirements such as new launch sites or new vehicles.  Additionally, the PRCB will be the final authority for (1) documents that require the program manager’s signature; (2) waivers to any program requirements; (3) changes that affect launch vehicle flight safety; (4) changes to program or launch schedules; (5) launch vehicle return to flight issues; (6) major hardware developments; (7) new contracts or changes to existing contracts; and (8) Program-level risks.

The Program Manager chairs the Program Requirements Control Board (PRCB) for the ELV Program.  The Program Manager may delegate the Deputy Program Manager or an Associate Program Manager to chair the PRCB, as appropriate. In the absence of the Program Manager, the Chief, ELV Program Integration Office is delegated the authority to approve "in-scope" contract changes and funding authority.  In the case of KSC-sustained Engineering Support Requests (ESRs) for facilities used by ELV, but controlled by KSC (i.e., Hangar AE), the appropriate Payloads/ISS Configuration Control Board (CCB) (Level III or IV) has the approval authority, with PRCB technical and funding concurrence.

The Mission Integration Managers (MIM’s) are delegated the authority to commit up to $500,000 for special studies or analyses under the existing Launch Vehicle contracts.

The PRCB will serve as the Program Level Risk Management Control Board as required.

# DEFINITIONS AND PROCESSES

5.1 	Baseline

The composition of a configuration-controlled item in its initial configuration-controlled condition is defined to be its baseline (Launch Services Provider baselines are established by contract and maintained by the contractor). Modifications to a baseline occur when a change is made to one of its configuration items.

5.2 	Configuration Control

Configuration control is the function of change control. It is the process of inhibiting unauthorized change to a baselined configuration item and controlling authorized change to the item.

5.3 	Configuration Control Board Directive (CCBD)

A CCBD (see Attachment A, CCBD) is the form used as the authority to proceed with implementation of a KSC-sustained Engineering Support Request (ESR).

5.4 	Configuration Item

A configuration item is defined as an item to be controlled.

5.5 	Configuration Change Request (CCR)

A CCR (see Attachment B, CCR) is a form used to submit a requirement or request for change to the ELV PRCB.  This form is for changes requested by the government, and can require government funding or be at no cost to the government.  A CCR, through mutual agreement, can be written by the government at the request of a contractor. With some exceptions (e.g., launch date changes), CCRs with funding requirements less that $500K are not submitted to the board, but are dispositioned by the combined signatures of the MIM, LSM, and the Program Analysis Officer (if any funding is required).   Signature authority may not be delegated to a lower level.

5.6 	Configuration Management (CM)

CM is an administrative system integrating (1) Configuration Identification (identifying program requirements and hardware/software end items to be under configuration control); (2) Configuration Control (system for processing changes to requirements and configuration baseline); (3) Configuration Verification (assuring by reviews that the design satisfies approved requirements, and changes have been incorporated per instructions); and (4) Configuration Accounting (recording, storing, maintaining, statusing, and reporting configuration data).

5.7	Document Change Request (DCR)

A DCR is the form used to request release of a new ELV document or modification to an existing ELV document.

5.8 	Engineering Support Request (ESR)

An ESR is the form used to request changes to KSC-sustained facilities (i.e., Hangar AE), systems, or equipment under configuration control of the Payloads/ISS Level III and IV Control Boards, affecting, or to be funded by, the ELV and Payload Carriers Programs(see Attachment C, ESR).  The Payloads/ISS Level III Control Board is a NASA-chaired board with responsibility for modifications funded at a prescribed threshold.  The Level IV Control Board is a PGOC-chaired board with responsibility for modifications funded below the prescribed NASA threshold.

5.9 	ESR Assessment and Cost Estimate (EACE)

An EACE is the formal document used to describe the method of implementation and the cost estimate of implementing a KSC-sustained ESR.

5.10	In-scope Work

Work that has been approved and funded as part of the Annual Operating Plan.  At appropriate times, CCRs will be brought to the Board to initiate this work.

5.11 	Out-of-Board

Out-of-board is defined as the process by which a change request may be acted upon by a board prior to the next scheduled board meeting.  In this case, the Board Chairman, or designee, may disposition any board action normally exercised at a regularly scheduled meeting. The action will be reported in the next PRCB Disposition Report.

5.12 	PRCB Process

# The major elements of the PRCB process are:

# 1.  Decision Process:  Each member will provide advice and recommendations to the board, particularly concerning their areas of responsibility. The Board Chairman has the authority to make all approval/disapproval decisions on items submitted to the PRCB.

# 2.  Baseline Management:  ELV Launch Services Provider configuration baselines are established by contract.  Changes to those baselines will be authorized only by following the change processes authorized by this charter.  The contractor who owns/sustains the hardware maintains the baseline drawings and documentation.  KSC-sustained baselines are managed by NASA and KSC Contractors under the auspices of the KSC Configuration Management Handbook, KHB 8040.4C.

# 3.  Approval of Work: The PRCB will approve/disapprove work to be done to satisfy a requirement/ requested change submitted to the board.

# 4.  Closure:  Notification of contractual implementation of items approved by the PRCB will be made electronically to the PRCB members.

5.13 	Rough Order of Magnitude (ROM)

A ROM is a document that provides a rough estimate of the cost of a project.

5.14 	Not to Exceed (NTE)

A Not to Exceed is a document that defines a price not to be exceeded by a project or task.

5.15	Risk Information Sheet (RIS)

The RIS is the document used to submit an ELV risk (see Attachment F, RIS).

5.16	Task Assignment (TA)/Task Order (TO)

A TA or TO is a request made by the government to the launch contractor to perform special studies or analyses in support of firm or future missions contemplated under the contract.  The Mission Integration Manager has change authority up to $500,000 for these requests.  All requests with a cost over $500,000, or which will exceed the Mission Integration Manager’s mission-unique budget authority, will be presented to the ELV PRCB for disposition (see Attachment D, TA/TO).

5.17 	Walk-on Change Requests

A walk-on change request is defined as a change request not included in the agenda of a scheduled meeting. Walk-on change requests must be limited to those cases where time constraints and the urgency to work a requirement do not allow the normal board process to be followed.

# 6.0 	MEMBERSHIP

The PRCB membership will consist of the Chairman, the Secretariat, and members representing all functional areas for which the PRCB provides control. The authority and responsibilities of the PRCB members are described below:

## 6.1 	Chairman (Manager, ELV and Payload Carriers Program Office)

The Chairman (or designee) has the following responsibilities:

    - Has the sole authority to approve, disapprove, revise, defer for further study, or otherwise disposition all proposed changes.

6.1.2	Conducts meetings of the board, as required.

6.1.3	Approves the PRCB Disposition Reports.

6.1.4	Assigns action items, as required, to resolve differences or complete the change evaluation.

6.1.5	Disposition each item submitted.

6.1.6	Dispositions changes Out-of-Board, as required.

## 6.2	Voting Members

Each PRCB member represents an area of functional importance.  These members review proposed changes and provide technical recommendations and support to the PRCB Chairman as needed.  The following functional positions or their designee will support the PRCB:

6.2.1	Director, ELV Launch Services

6.2.2	Chief, ELV Program Integration Office

    - Chief, Mission Management Office

6.2.4	Chief, Vehicle Engineering Division

6.2.5	Chief, Safety and Flight Assurance Office

6.2.6	Chief, Launch Site Operations Division

6.2.7	ELV Launch Director

6.3 	PRCB Secretariat

The following items will be the responsibility of the PRCB Secretariat:

6.3.1 	Receive items to be submitted to the board and the attached requirement, if applicable.

6.3.2	Verify appropriate signatures are present when a change form is submitted.  Ensure the form is completed correctly.  Obtain coordination signatures.

6.3.3	Receive, screen, and forward ELV-generated ESRs for KSC-sustained facilities/ systems/equipment to the PGOC CM Office for number assignment and coordination processing.

6.3.4	Develop the agenda for each PRCB meeting.

6.3.5 	Distribute the agenda to designated recipients prior to the scheduled meeting.

6.3.6 	Submit the change request package to the PRCB, allowing for review and coordination. The PRCB board members will be notified, via electronic media, of the change packages scheduled for the next meeting.

6.3.7	Attend all meetings, record the disposition of each change package presented, and distribute  meeting minutes.

6.3.8 	Track and retain change package information required by the PRCB and community.

6.3.9 	Record a list of attendees at board meetings.

6.3.10 Maintain the historical records of the PRCB meetings.

# 7.0 	APPLICABLE DOCUMENTS

7.1 	NPG 7120.5A, “NASA Program and Project Management Processes and Requirements”

7.2 	NPD 8610.23A, “Technical Oversight Management of Expendable Launch Vehicle Launch Services”

7.3	KHB 8040.4C, “KSC Configuration Management Handbook”

7.4 	NAS10-11400, “The Boeing Company at Kennedy Space Center Payload Ground Operations Contract (PGOC)”

7.5 	SPP E-05, “Processing Changes to Hardware/Software”

# 8.0 	DOCUMENTATION

All proposed changes under the authority of the PRCB shall be properly documented, coordinated, evaluated and disposed of using approved forms. The following forms are authorized by the PRCB. Other forms are at the discretion of PRCB support functions.

# 8.1	Change Request Forms

All proposed changes to ELV contract baseline(s), requiring government funding greater than $500,000, will be presented to the ELV PRCB on a Configuration Change Request Form (CCR) (see Attachment B).   Task Assignments/Task Orders (see Attachment D) with funding greater than $500,000, or which exceed the Mission Integration Manager’s mission-unique budget authority, will also be presented to the ELV PRCB.  All changes requested by ELV to KSC-sustained facilities/systems/equipment, will be presented to the PRCB for technical and funding concurrence on an ESR (see Attachment B), complete with ROM or EACE.  Document change requests will be presented on an ELV/Payload Carriers Program Control Board Document Change Request/Directive (see Attachment E).

# 8.2	Agenda

# The PRCB Secretariat will create and distribute an agenda of items scheduled for each meeting.

# 8.3	Meeting Minutes

# The PRCB Secretariat will prepare the minutes of each PRCB meeting, and distribute them electronically.

# 8.4	Action Notification

Each PRCB representative, at the direction of the Board Chairman, is responsible for notifying organizations affected by, or assigned actions by, PRCB decisions.

# 9.0 	MEETING SCHEDULE

The PRCB is scheduled to meet weekly.  Special sessions may be called if circumstances require more immediate action.

.