# CDM

# Flow Evaluation Team

Meeting Notes

Nov. 29 to Dec. 1, 2005

## Executive Summary

CDM’s Flow Evaluation Sub-Team conducted Meetings at Metron Aviation facilities in Herndon, VA. on Nov 29 – Dec 1 2005.  The main activities for the meeting were to conduct Human-in-the-Loop (HITL) exercises to continue gathering information for procedures, automation and training for the new Airspace Flow Program (AFP), and to conduct Sub-team business.

Key activities during the meeting included:

- Received reports and presentations from all of the FET Sub-groups.

- Conducted a number of HITLs.

- Used NESP Planner and AFP Checklist to plan, implement and manage several AFP scenarios.

- Made “GO” decision for moving forward with development of AFP as an option to replace multiple GDPs in support SWAP.

- Developed a draft FCA matrix with candidate FCAs to be used as basis for AFPs.

- Began to explore additional AFP alternative uses including several arrival fixes and facility outages.

- Planned future meetings and other activities.

- Reviewed and updated Action Items List.

These meeting notes will be reviewed and then posted on line at:

http://cdm.metronaviation.com/Workgroups/route_eval.html

### 29Nov2005

## Introduction

The meeting began at 0700 on 29Nov2005 at Metron Aviation facilities in Herndon, VA.

Attendees for the morning session:

Mark Libby, ATCSCC			Jeff Tichenor, D01,		Curt Kaler, ZMP

Chuck McGrady, ZID			Dennis O’Hara, ZDC		Jeff Miller, ATA

Forrest Terral, ATCSCC		Glenn Godfrey, ATCSCC	Jo Damato, NBAA

Charlie Meade, American		Tom St. Clair, ATCSCC TUT	Phil Smith, OSU

Joe Hof, ATCSCC			Jim Strouth, MITRE		Lara Cook, Metron

Chris Ermatinger, Metron		Ved Sud, FAA Research	Mike Brennan,Metron

Carol Catron, ATCSCC		Joe Bertapelle, MITRE	Paul Eure, TAC2

Jill Sparrow, ATCSCC

A full list of attendees and contact information can be found in Appendix 1.

Mark Libby opened the meeting by welcoming attendees to the meeting.  The December meeting will be held in the DC area rather than in Boston.  Mark advised that he had recently briefed the CSG and the issues mainly discussed were popups and substitution.  He will be briefing the S2K on December 14.  He advised that Jim Ries is still supporting the turning off of subs for the initial implementation of AFP.

The preliminary Agenda published prior to the meeting was approved with the above changes:

## 29NOV05, TUE

- 0700 – 1200: 	Flow Evaluation Team Meeting

  - Welcome and Agenda Review

  - Action Items and Mtg Notes

  - Sub-Team Reports/Updates:

    - Development:  Status, issues, questions

    - Training Sub-team Updates

    - QA/Metrics Sub-team Updates

    - Procedures Sub-team Update

    - Industry Sub-team Updates

    - CDR Sub-team Update

    - HITL Sub-team Update

  - Other old or new business

- 1200 – 1300:   Lunch

- 1300 – 1530:	HITL Exercises

- 1530 – 1600:  Wrap-up discussions/plans for next day

## 30NOV05, WED

- 0700 – 0730:	Review/discussions from Day 1 and agenda adjustment for Day 2

- 0730 – 1200: 	HITL exercises

- 1200 – 1300: 	Lunch

- 1300 – 1530:	HITL Exercises

- 1530 – 1600:	Wrap-up discussions/plans for next day

## 1Dec05, THU

- 0700 – 0730:  Review/discussions from Day 2 and agenda adjustments for Day 3

- 0730 – 1200:  HITL exercises

- 1200 – 1300:	Lunch

- 1300 – 1530:  HITL Exercises

- 1530 – 1600:	Wrap-up discussions, review schedules/plans for next meeting

Flow Evaluation Team Subgroup Reports

The team then moved into discussions and reports from the various subgroups.

### Development Sub-team

Lara Cook briefed on the status of Metron development and the following issues were discussed:

- The Program Office has issues with using Web-X due to the costs.

- Go To Meeting is available within the FAA KSN system and that is being considered for use.  Paul Pederson of TAC2 is assisting her and others to get this setup for testing next Tuesday.

- She advised that Kapri had advised that the overall web development is progressing on schedule.

### Industry Sub-team

Jeff Miller lead the discussion on Industry sub-team issues:

- The last sub-team meeting was on November 16 during the FET meeting.

- There are still concerns with the FAA position on use of subs for the AFP initial implementation.  Lorne Cass seems to be OK with the planned approach based on comments at last CSG meeting.

- There are some concerns with the limited connectivity during HITLs.

- Customers should be able to use the test string when available.

- There may be opportunities for customer groups to run their own HITLs.

- The Regional Airline Association is not engaged in AFP planning and development to the level needed.

- There have been communications with Riley S. on this and Mark L. has been providing Riley S. with AFP information.

### QA/Metrics Sub-team

The following items were documented during the discussions:

- Ken Howard from Volpe will join the team.

- Point was made that analysis has shown that over a 8 to 12 hour period, popups may total about 35% so we may need to increase numbers.

- Phil Smith stated that the 8.2 changes may cut popups by 50% to 67%.  Ken Howard reported that the 8.2 changes would result in reductions much less than this.  This needs to be examined closer.

- QA plans to meet with the main focus on rates and popups.

- J. Strouth took an action item to send Mark L. bullets on MITRE’s analysis plans for AFP for next year.

- Roger B. or Randy C. from ZDV will try to be at the next meeting to plan Ski Country trials.

- ZOB resource will be at next meeting.

- Lara gave a presentation on cost and effectiveness.

- Effectiveness is how often sector volume goes above some % of MAP.

- Departure sectors were not filtered out.

- Had slides using both 75% and 100% of MAP.

- Plans for next meeting are to run best options with average delay being different from stock 45 minute delay target.

- The goal will be to look for a balance between costs and effectiveness.

- Attendees discussed the need to look for particular items that would effect increasing effectiveness.

- FCA 041 and 042 were set to SFC to FL 600 in an attempt catch PHL arrivals.

- Suggestion was made to try and find way to look at % deduction rather than average delay changes.

### Training Sub-Team

Carol Catron updated the group of Training:

- Previously named modules will now be called products.

- The “Teaser” video that was produced for NBAA on AFP will be redone to make it generic for all groups.

- Three main products being developed:  Principles of AFP, TSD and  FSM “buttonology”, and Working with AFPs.

- The “buttonology” products are being worked by Volpe and Metron.

- There are two products being produced under Working with AFPs.  The first is scheduled for completion on February 20 and will be the high intensity training for ATCSCC Planners.  The second is a version of Working with AFPs to be trained on Centra for ATCSCC and the field.  This training will be recorded and available to additional small facilities and for customers.

- Customers were asked what they are doing to plan training?  They are waiting for videos and the advisory circular.

- What is the process for correcting items in the training products?  Mark L. will try to get himself and NTMOs to meet with Carol next week to conduct a detailed review of products.

- There is less concern about internal ATCSCC training for AFP since there is regular interactions with each other.

### CDR Sub-Team Report

- Phil Smith discussed activities and issues:

- Rick Humphreys and James Buckner are working the issue of CDRs cycles not being in sync with update cycles.

- The 45 minute FP filing issue is being worked at ZOB for DTW and at ZTL for CLT.  Gary Dockan and Ed Olsen are leading these tests.

- There are still reported issues of flights included in an Advisory but not actually being in the reroute.  Use of Reroute Monitor could assist in solving this with proper training.

- The CDR recommendations that were reported out of the recent End of Season review and our recommendations are generally the same.

- Some report that there may be confusion over the 45 minute issue.  Towers may be searching for routes to get aircraft out while airlines are also trying to make changes.

- There are no current plans for the entire sub-team to meet.  Small focused groups have plans to work on individual issues.

### HITL Sub-team

- HITL subgroup has started to look at revisions, time changes, adding arrival ARTCCS, etc.

- Will be looking at other scenarios such as Sector 50 at ZDC or a host outage at ZDC.

- There will be no mini-HITL next week.

### Procedures Sub-team

- The draft Advisory Circular is being worked and revisions are being formulated, but the estimated costs of development and distribution will be approximately $5,000.00 and there are no funds available for this.

- FET will likely need to submit a strong recommendation to get this done.

- Jo D. advised that the draft circular needs “more meat” in it.  Her and Jeff M. are working on and will provide Joe Hof proposed changes.

- Joe H. advised that we can put whatever we need to on “What’s New” section of the ATCSCC web site.

- The current FCA Feedback section on the ATCSCC Web Site will be changed to AFP Feedback section.

- Jim Ries approved the use of the CDM Newsletter for AFP focus and changes to the CDM Homepage to allow easier access to AFP and FET documents.  He does want to ensure that all information be checked by the Procedures and Training offices to ensure consistency of messages.

- The information on the AFP coversheet will be worked by the QA group.  It will include ADL items such as original ADL, max delays, number of flights and other items to be determined.

- ECR tool issues will be worked.  Need ECR duties of NESP versus TCA.  Most feel ECR duties need to stay at TCA.

- The draft notices have generated substantial discussions internally.

- The external notice will be done first, which should make the internal approval easier.

- Clarification on the subs issue will continue to be worked.

### HITL Preparation

Members engaged in a general discussion on HITL preparation and the following items were documented:

- Discussed the naming convention of FCAs to be used for AFPs.  It will be very beneficial to have standard, consistent names to enhance communications and assist with training.  Need to check with Ken H. on specific capabilities of naming FCAs.

- Joe H. went over the draft AFP Checklist.  This will be used later in the meeting to guide several AFP developments.

- Some discussions on how and when customers will be allowed to conduct reroutes based on a proposed AFP.

- Point was made that it will be important to try and analyze proposed reroutes for costs versus delays.

- Forrest T. emphasized that needed rates will be very dependent on time, conditions, etc. and ATCSCC and ARTCCs will need to set rates based on needs with the primary focus on safety.

- When implementing a GDP after an AFP it will likely be necessary to issue a facilities “All”.  Flights may have had a 120 minute delay with AFP; now GDP is issued with facilities selected “No West” and a flight from LAX to EWR will then get a +1 minute EDCT.

- Any SWAP AFP should be set to All + Canadian airports.

- Discussion on the method being used for some HITLs of using percentages of demand or capacity that might be over 100% such as 110%.  Some feel this might be problematic if an operational error occurs.  The perception might be initially bad, especially since it is likely the method would not be easily understood.

- Some feel that variable hourly rates may be needed especially when weather peaks.

- A general observation was made that most HITLs may have started too early with rates that might be too low.

- Need to consider the Canadian law on overtime.  Sometimes in mid summer when CAN routes are needed, Canada runs out of overtime funds and the option for using these routes is not available.

### After Lunch – Day 1

Over the three days of the meeting, a number of HITLs were conducted.  The table below provides data on all of the HITLs.  Specific discussions on selected HITLs will continue throughout these notes:

| Comments | FCA | Time | AAR | Popup | # Flts | Total Delay | Avg Delay | Max Delay |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 10% Reduction | 041 | 1400 – 0159 | 76/100 | 5 | 796 | 49,090 | 61.7 | 115 |
| Extended Time | 041 | 1400 – 0359 | 72/100 | 5 | 944 | 89,735 | 95.1 | 359 |
| 90% | 041 | 1400 – 0459 | 68/100 | 5 | 947 | 128,000 | 135 | 230 |
| Revising after GDP | 041 | 1520 – 0459 | 68/100 | 5 | 632 | 106,190 | 168 | 247 |
| Set to 110% | 042 | 1525 – 0359 | 100/100 | 10 | 571 | 27,433 | 48 | 199 |
| NESP negotiated | 061 | 1800 – 0259 | 32-28-32-36 | 5 | 327 | 35,896 | 117 | 185 |
| After reroutes | 061 | 1800 – 0259 | 32-28-32-36 | 5 | 160 routed out |  | 10 | 55 |
| Reduction of 10% | 061 | 1800 – 0259 | 60 | 0 | 330 | 18,514 | 56.1 | 104 |
| Reduction of 10% | 062 | 1800 – 0259 | 60 | 0 | 361 | 27,243 | 75.5 | 124 |
|  | 061 | 1800 – 0159 | 35 | 0 | 304 | 10,522 | 34.6 | 63 |
|  | 061 | 1800 – 0159 | 33 | 0 | 319 | 16,288 | 51 | 91 |
| After reroutes & subs | 061 | 1800 – 0159 | 33 | 0 | 286 | 15,810 | 55 | 220 |
| Closer in AFP | 051 | 1900 – 0000 | 55 | 0 | 474 | 37,418 | 79 | 283 |
| ZNY, ZBW, ZDC | 051 | 1800 – 0359 | 72 to 88 | 8 | 702 | 60,344 | 86 | 118 |
| After reroutes & subs | 051 | 1800 – 0359 | 72 to 88 | 8 | 671 | 52,160 | 78 | 513 |
| After ZFW & ZHU reroutes | 051 | 1800 – 0359 | 72 to 88 | 8 | 664 | 50,627 | 76.2 | 510 |
| ORD arrivals from South | 009 | 1800 – 2000 | 8 | 0 |  |  | 75 | 120 |
| Same as above with 1600Z start | 009 | 1600 – 2000 | 8 | 0 |  |  | 90 | 123 |
| Reroutes and subs | 009 | 1600 – 2000 | 8 | 0 |  |  | 75 | 107 |
| IAD MULLR | 008 | 1500 – 2000 | 20 | 0 | 55 | 1,007 | 17 | 45 |
| EWR arrivals ARD | 007 | 2100 – 0000 | 20 | 0 | 55 | 961 | 17.5 | 33 |

### HITL Setup

Joe Hof lead the group through the setup and implementation of an AFP using FCA 041.  Various changes were made on the AFP including % reductions, extending times, and adding GSs and GDPs.  The new AFP checklist was used to ensure all items were covered.  In conjunction with implementing 041, 042 was evaluated to ensure the north boundary of ZDC had reasonable rates.  Another important item that was checked was the demand at EWR and LGA to make sure there was sufficient flights getting to the airport to meet the airport capacities.  A replay of the scenario was run on FACET to review sector alerts.  During the AFP, ZOB sectors were generally below 75% of MAP, while ZDC was around 100% or slightly higher.

### NESP Planning Scenarios # 1

The plan for several of the HITLs during this meeting was for the NESP Planner to receive specific conditions and constraints and then plan and execute an AFP.  The first scenario used FCA 061 and initially offered use of the CAN1 and VUZ playbooks or other playbooks to the South.  ZID and ZDC attendees represented their facilities and others represented other facilities as needed.  The following planning steps and discussions were documented:

- Planner conducted an ad hoc telcon with ZID and ZDC and shared information from initial modeling for FCAs 061 and 062.

- Used initial rate of 60 with popup of 10.

- Observed the need to extend by 2 hours.

- ZOB providing their suggested rates.

- CAN 1 offered for ZOA, ZSE and ZMP departures.

- ZLA, ZAB, and ZFW offered VUZ playbook.

- ZHU offered the MGE playbook.

- ZOB felt the model data indicated excessive delays.

- Reduced popup to 5, then to 0.

- Negotiated rates to satisfactory level.

- Planner conducts telcon with customers.

- Reviewed all of the reroute options.

- With no popups, avg. delay is 53 minutes.

- If popups are added, would expect multiple revisions.

- ZOB made case for lower rates.

- FCA 062 was discussed to allow ZDC to monitor anticipated increased rates due to reroutes.

- Discussed the possible exemption of ZLA, ZAB, and ZFW since they are likely to reroute much of traffic.

- Discussed issues of traffic from ZMP arriving at PHL and other East airports.

- Explained to telcon participants that use of FCA 061 adds space between flights from West to East and allows ARTCCs within FCA 061 to ESP.

- Discussed the customer preference when presented with 120 minutes delays versus ESP delays.  Most felt the ESP delays were normally shorter and they preferred them.

- Many felt that the delays were too high.

- Airlines conducted reroutes and then FCA 061 model data was evaluated.

- Airlines want to retain slots after reroutes; currently this will not happen.  This has been presented as a priority item for 8.3 or later.

- Reroutes seemed to solve most of the concerns.  Modeled data indicates that in most hours, there was some excess capacity for popups.  The delay is little, but most agree that the AFP should be continued.

- Airlines felt that SOCs and AOCs will learn from experience which flights are normally associated with any particular FCA and reroutes will become easier and more effective.

- May need to focus on particular flights to reroute in future HITLs.

- Still need to discuss and develop a strategy to determine whether a reroute will be optional or assigned.

- Need to link particular, general weather scenarios with particular FCAs.

- Planner looking at and discussing demand for key East airports, EWR and LGA

### NESP Planning Scenario # 2

Conducted a second scenario using the NESP Planner.  Line of weather from ZMP extending south to MSY.  Considering implementing FCA 061 from 1800 to 0259 and reducing the known demand by 10% over the time frame.  The following steps were conducted and discussed:

- Setup FCA 061 with a rate of 60 and 0 popups.

- Included facilities All + Canada.

- Modeled and reduced by 10%.

- Checked EWR and LGA demand levels.

- Setup FCA 062.

- Reduced by 10%.

- Planner reviewed demand numbers with field facilities and no issues were of concern.

- Discussed that there are so few flights effected, that delays and revisions would be spread over a small set of flights.

- Long discussion on the opportunity to execute FCA 061 early to catch the early West Trancons, then transition to FCA 051 later in the day.

## Day 2 - Wednesday

### 30Nov2005

The meeting began at 0700 on 30Nov2005 at Metron Aviation facilities in Herndon, VA.

Attendees for the morning session:

Mark Libby, ATCSCC	 		Jeff Tichenor, D01,		Curt Kaler, ZMP

Chuck McGrady, ZID			Dennis O’Hara, ZDC		Jeff Miller, ATA

Forrest Terral, ATCSCC		Glenn Godfrey, ATCSCC	Jo Damato, NBAA

Charlie Meade, American		Ed Olsen, NWA                      Phil Smith, OSU

Joe Hof, ATCSCC			Jim Strouth, MITRE		Lara Cook, Metron

Chris Ermatinger, Metron		Mark Hopkins, DAL     	Mike Brennan,Metron

Carol Catron, ATCSCC		Joe Bertapelle, MITRE	Paul Eure, TAC2

Sandy Clover, Metron

### Agenda Review/Day 1 Review

Mark L. opened the day by reviewing the agenda for the day.  Joe H. will work throughout the day to fill out a Matrix of candidate FCAs with associated weather scenarios, filters likely to use and triggering events.

Jeff T. will research and provide data for top 5 airport EDCT delays from historical SWAP days.

Mark L. reviewed the general schedule of activities for the next several months.

Joe H. and MITRE staff reviewed and discussed results of scenarios that were conducted yesterday.  FCA 061 and 062 provided less flights to spread delays over.  A number of flights were rerouted out of the initial FCA 061.  The option of starting early with FCA 061, then transitioning to FCA 051 seems a viable alternative.  MITRE reviewed data from AFP using FCA 061 and 062 that ran all night.  There were 77 and 79 popups respectively throughout run.  Several spike hours indicated a higher number of popups.  Attendees discussed the importance of using average delay versus total delay as a key indicator of success.

### Go/No Go Decision

FET members had an action item to make a decision on Go/No Go by December 1.  The decision is whether to continue the development of AFP as an option to replace multiple GDPs in support of SWAP.  Airline members made strong point that they want substitution on and available during the 1st SWAP event for AFP.  Airline members of CSG understand the issue from an airline perspective.  It was reported that the sub tools will be ready and available from a software point.  Suggestion was made to address sub concerns during early testing prior to SWAP events.  How did subbing work when GDPs were first started?  Subs have been around for a long time, even before FSM was available.  May need to prioritize testing toward easing concerns on subbing over the next few months.  Could we use a sub workgroup to focus on this issue?  An approach might be to work toward testing subs during live testing on clear days with the hope that this would satisfy concerns with subs prior to SWAP AFPs.

After much discussion, FET members agreed to “GO” forward on development of AFPs as an option to replace multiple GDPs in support of SWAP. Airline members put forth a strong argument to do whatever is needed to ensure subs are available for the 1st use of AFPs in support of SWAP. They see this as a key tool to align flights based on business needs during this critical time for the airlines. They would like to see FET look for the earliest possible live test dates to test sub capabilities within AFP.

Most feel that it would be wise to wait for the 8.2 test string to be available for this type of testing.  Customers will need to install and use the 8.2 software.  There are some restrictions on testing based on funding and lab availability.

### FCA Matrix Development

Joe Hof lead a discussion on the development of a matrix for candidate FCAs that could be used for an AFP.  The following discussions and issues were documented:

- Initial thoughts were that FCAs 041/042, FCA 051/052, and FCA 061/062 will be used for the matrix.  Cancun and Ski Country will also be added.

- Discussed the floor altitude for FCA 041.  1st consideration is to use SFC to FL 600.  The key reason for using SFC is to ensure all arrivals to PHL are caught in AFP.  Most feel that using SFC is too low.  This will need to be further investigated based on data.

- HITL sub-team will need to work the details on Altitude filters and FCA detailed boundaries.

- Most feel there is no immediate need to use capping.

- Discussed and documented weather conditions that might point to a particular AFP.

- Concerns were raised about even using FCA 041/042 at all since it includes so many flights and creates data sets that are huge.

- Most feel that it would have to be an extreme event to use these.

- May only be used when weather is close in to N.Y. Metro with potential for airport gridlock.  This would then slow all traffic and allow balancing of arrivals and departures.

- Members discussed the boundaries of FCA 061/062.  Some members wanted to consider using an arc based on N.Y. Metro as the center, rather than using the jagged ARTCC boundaries that stretch as far as Des Moines, IA.

- A suggestion was made to consider not using both FCA 052 and 062 since they are the same.

- Joe H. took an action item to check with FAA HQ on Cancun AAR and use of the circle FCA around the airport.

- March 19 was reported as a busy day for both Cancun and Ski Country.

- A suggestion was made that it might be better to test an arrival fix to a moderately busy airport such as CLT rather than the use of Cancun or Ski Country.

- A suggestion was made to monitor DTW airports in early 2006 during the Super Bowl, especially to gain knowledge on unscheduled traffic.

The matrix will continue to be filled in during the remainder of the meeting.

### HITL Exercise # 3

Another HITL was setup based on reported weather over the Ohio Valley from 1800 to 0200.  Plans will be to implement AFP based on FCA 061 early, with tentative plans to implement FCA 051 later to de-peak traffic by hours as weather increases.  Rate setting will consider the de-peaking of selected hours.  Airlines will then conduct reroutes and subs.

### After Lunch – Day 2

Attendees were the same as the morning session with Jill Sparrow from the ATCSCC joining the meeting.

HITL Exercise # 3 was continued and the following discussions and issues were documented:

- Again looking at the HITL Exercise # 3.

- ZOB reported weather building quicker than anticipated and volumes must be reduced further.

- Discussed the feature of AFP Override.  It re-assigns EDCTs based on a new AFP.

- By keeping two AFPs, may not be able to swap slots.

- Popups going through both AFPs will get assigned randomly.

- After some discussion, it appears it would be better to override with new AFP; then purge old AFP.

- The goal was to bring over the same rules for subs and popups.

- Flights that were previously controlled and become a popup can sub.

- A new popup can’t sub until after a revision.

- A key issue will be the proper use of the AFP override capabilities and then purge the old AFP after transitioning to the new AFP.  (Key training issue:  Train to open new AFP; setup with Override AFP checked; model AFP; Run: then Purge old AFP.)

- Planner went over specific delay numbers that indicate why the Override is better than keeping two AFPs open.

- Based on the forecast; using the early implementation of FCA 061 to dial down the volume is the “wait and see” scenario for the future.

- Discussed what might be better; starting with FCA 061 then transitioning to FCA 051, or starting with FCA 051.

- Discussed ramifications of exempting ORD versus filtering ORD from the FCA.

- Airlines voice some concern with equity issues at ORD if it is exempted.

- Overall planning item is when planning use of 041, 051, or 061, want to have 042, 052, or 052 as appropriate, along with 151 and 152 unfiltered available for discussion on ad hoc and PT.

### ZDC Host Outage

Attendees discussed how to setup and use AFP for a host outage at ZDC.  ZDC advised that they would likely first ask for GSs for DC and N.Y. Metros.  They would request that all arrivals from the North be provided directly to PCT and heavy use of MIT.  Would stop overflights and filter departures.  Would setup AFP and look at arrivals and throughput with no initial departures.  Would likely reduce all operations by ½ to 2/3 if on DARC/DARC.  When flights were cut by ½, there were still more than 700 flights with delay.

Will look at this further on Day 3.

### Action Items Review

Action Items were reviewed and updated and the results are available in Appendix 2.

## Day 3 – Thursday

### 1Dec05

The same attendees were present for Day 3.

### Future Meetings

The future schedule of meetings and other activities was discussed:

- The December 13 – 15 meeting will be at Metron and start at 7:00 am on the 13th.

- The January 10 – 12 meeting will be at the ATCSCC and include remote training with airlines.  Other industry members will participate via CDM Datagate with the FAA using systems available at the ATCSCC.  Tentative plans will be for December 10 to be a regular FET meeting, December 11 to be designated for Remote Training and December 12  to be used as a backup day.

- Mark L. wants all HITLs and training to be moved to the test string as soon as possible.

- Sandy C. advised that after the test string is available, Volpe can issue AFPs daily and users can remotely work on this anytime.  FSM 8.2 package would have to be loaded and available for customers to participate in this.

- Mark L. will check with Ved to ensure that there are no funding limitations for remote testing sessions.

- The February meeting will be held the same week as the CDM meeting.

- FET will meet on February 6 and 7 at the ATCSCC.  February 6 will be FET meeting.  February 7 will be remote testing.  Hope to be able to run “behind the scene” testing that date.

- Want to retain Jupiter capability and think it will be available at the ATCSCC via web.

- February 8 and ½ day on the 9th, FET will participate in CDM general meetings.

- February 9, from 1:00 pm to 4:00 pm, FET will host an AFP forum at the CDM meeting site (Fair Lakes, VA at Northrop Grumman building).

- Tentative dates for the March meeting are February 28 – March 2 at the ATCSCC.

- Carol C. will get meeting rooms and Labs for January, February and March meetings.

- It is anticipated that there will be follow-up telcons in May and analysis work will continue.

The full FET Calendar is posted below:

### Flow Evaluation Team Calendar			as of Dec 12, 2005

The next full meeting and HITLs is scheduled for January 10 – 12, 2005 at the ATCSCC.

| Meeting Dates | Location | Purpose |
| --- | --- | --- |
| 13 – 15DEC05 | Metron | Preview prelim 8.2 system HITLs ZOB TMU SME for meeting Final issues/contingency planning |
| 10 – 12 JAN06 | ATCSCC | FET Meeting 1st use of Test String Remote Testing by customers |
| 25-27JAN | SAT | Info only. Dispatchers Convention Education opportunity. TLs may assist. |
| 6FEB06 | ATCSCC | FET meeting starting at 10:00 am |
| 7FEB06 | ATCSCC | FET meeting 7:00 am to 4:00 pm Test String testing |
| 8FEB06 | Fair Lakes | CDM General Meeting |
| 9FEB06 | Fair Lakes | CDM General Meeting 8:00 am to noon FET/AFP Open Forum 1:00 pm to 4:00 pm |
| 28FEB 06 – 2MAR06 | ATCSCC | “Behind the scenes” testing using Cancun, Ski Country or other designated scenarios General FET meeting |

### Training Film

Carol C. briefed members on the work done on the training video by members.  Feedback on the material and filming was good.  The sessions were very instructional to the producer in teaching him the direction needed to develop a training product rather than a PR product.  The focus of the filming work was on Curt and Charlie M. as they are not in the area and readily available.  Other participants are in the area and can be accessed easily if needed.  There were some concerns about being cautious on the AFP initial expectations.  Most felt that the closing statement expresses the correct statement for the initial implementation of AFP.

### HITL Session # 4

Joe H. went over the draft FCA matrix chart that has been evolving during the meeting.  He also reviewed the HITL plans for the day.

Lara C. presented data on EDCT numbers for the 5 busiest days.  She will also pull similar data for FCAs 041, 051, and 061.  FET requested her to try and get compliance data for the EDCT days.  Lara will also run tests to collect data that will assist in determining the floor of 041 and 042.

Jeff T. and the QA group will work next week to get data from the 10 busiest days to get a high, optimum rate and also 10 highest delay days to get rates for constrained days.  These upper and lower rates will be used to help set rates based on historical data.  These rates could then be used by Planners as a starting point for planning.

There were some initial discussion on naming conventions for FCAs to be used as the basis for an AFP.  Addition information will be attained from Volpe as to the specific capabilities and this will be further discussed at the next meeting.

Attendees discussed the need to determine whether popups will be used and whether variable numbers should be considered.  Some feel we should plan for the future since there will likely be a learning curve and what may not be used now, may be used in the future.  Some of the FAA field resources felt that popup factors should be used so rates will be under demand numbers to show the need for popup planning.  Having popups in the rate structure and training them should educate users on the real popup situation.

One of the planners explained some basic differences between GDPs and AFPs.  GDPs provide over demand and then are tweaked down to capacity; while AFPs with a large popup value, provides under demand and are tweaked up to capacity.  It was suggested that a good starting point might be to start with historical averages and then use the25th percentile value to start.  FET members reached consensus on having a popup value, likely using it static initially, but wanting the capability to adjust hourly in the future.

Another HITL scenario was started.  FCA 051 would be used and include arrivals for ZNY, ZBW and ZDC.  There is weather over ZOB and ZID and the time frame will be 1800 – 0359.  ZOB has requested a reduction of traffic by 10% starting at 1800.  The Planner commenced planning and the follow discussions and issues were documented:

- Ad hoc telcon with ZID, ZOB and ZDC

- Chokepoints in effect

- BNA playbook for Metro DC arrivals

- MGE playbook for ZHU

- VUZ playbook for ZFW

- ZLA and ZAB may use optional playbooks

- ZOA, ZSE and ZLC use CAN 1

- MEM departures use VUZ playbook

- Rates set for 1800 to 0359: 72,72,72,72,72,80,80,88,88,88

- If time permits, Planner would send out proposed plan for comment.

- Reroutes and sub were entered

- Route options were discussed.  Airlines would like to have several playbook options for routes

- Reviewed the FACET replay

- Overall, 051 with ZNY, ZBW and ZDC seemed to work well

- Demand at EWR and LGA was OK

- Any popup value will have to go in cover sheet as Remarks.  (This needs to be a training emphasis item)

- Need to add popups to cover sheet for 8.3.

- There were some issues with DTW flights destined for RIC, RDU, ORF, etc. that were getting caught by the AFP as they slightly cut corners.

Additional AFP (FCA 008) was setup for the northeast arrival fix to IAD (MULLR).

Another AFP (FCA 009) was setup for the south arrivals fix to ORD.

Another AFP (FCA 007) was setup for the ARD arrivals to EWR.

All agree that additional testing of arrival fixes should be done on both “behind the scenes” and “live tests”.  Members were encouraged to identify fix scenarios prior to the next meeting.

### Wrap-up

Key items for the next meeting were discussed.  Mark L. feels that FCA 051/052 work is near completion.  Need to look at the QA/Metric sub-team work, finalize FCA 051/052 and also consider arrival fix options.  Then we need to develop specific training examples with the approved FCA/AFPs.

The meeting was adjourned.

Appendix 1: Flow Evaluation Team – Attendee List: 29Nov-1Dec 2005

| NAME | ORG | EMAIL | PHONE | 29 NOV | 30 NOV | 1 DEC |
| --- | --- | --- | --- | --- | --- | --- |
| Bertapelle, Joe | CAASD | bertapelle@mitre.org | 703-983-2690 |  | 1/2 | X |
| Brennan, Michael | Metron Aviation | brennan@metronaviation.com | 703-338-7507 | X | X | X |
| Clover, Sandy | Metron Aviation | clover@metronaviation.com |  | X | X | X |
| Cook, Lara | Metron Aviation | cook@metronaviation.com | 703-928-0779 | X | X | X |
| Damato, Jo | NBAA | jdamato@nbaa.org | 703-925-3178 | X | X | X |
| Ermatinger, Chris | Metron Aviation | ermatinger@metronaviation.com | 703-234-0734 | X | X | X |
| Eure, Paul | TAC2 | Paul.eure@ngc.com | 703-453-8875 | X | X | X |
| Godfrey, Glenn | FAA/ATCSCC | glenn.godfrey@faa.gov | 703-904-4525 | X | X | X |
| Hof, Joe | FAA/ATCSCC, Procedures | joe.hof@faa.gov | 703-925-3113 | X | X | X |
| Hopkins, Mark | DAL | mark.a.hopkins@delta.com | 404-715-0215 | X | X | X |
| Kaler, Curt | FAA/ZMP, STMC | curt.kaler@faa.gov | 651-463-5517 | X | X | X |
| Libby, Mark | FAA/ATCSCC, FAA Team Lead | mark.libby@faa.gov | 703-925-3149 | X | X | X |
| Mead, Charlie | AAL | charlie.mead@aa.com | 817-967-7669 | X | X | X |
| Miller, Jeff | ATA, Airline Ops | jmiller@airlines.org | 703-904-4534 | X | X | X |
| O’Hara, Dennis | FAA/ZDC | dennis.o’hara@faa.gov | 703-771-3504 | X | X | X |
| Olsen, Ed | NWA, AL POC | edward.olsen@nwa.com | 612-727-0294 651-338-4120 (m) |  | X | X |
| Smith, Phil | Ohio State Univ. | smith.131@osu.edu | 604-292-4120 | X | X | X |
| Sparrow, Jill | FAA/ATCSCC/ QA | jill.sparrow@faa.gov | 703-326-3845 | X | X | X |
| St. Clair, Tom | ATCSCC NTMO | tomstclair@faa.gov |  | X |  |  |
| Strouth, James | Mitre CAASD | jstrouth@mitre.org | 703-983-6845 |  | X | X |
| Sud, Ved | FAA Research | ved.sud@faa.gov |  | X |  |  |
| Terral, Forrest | ATCSCC NTMO | forrest.terral@faa.gov |  | X | X | X |
| Tichenor, Jeff | FAA/D01, STMC | jeff.tichenor@faa.gov | 303-342-1586 | X | X | X |

Appendix 2: Flow Evaluation Team – Action Items:  12 Dec 2005

## Flow Evaluation Team – Action Item Status as of 12/12/05

Action Items include the Nov 29 to December 1 meeting:

| No. | ACTION | Responsible | When | Status | Comments |
| --- | --- | --- | --- | --- | --- |
| 1129-1 | J. Strouth to send Mark L. bullets on MITRE’s analysis plans for AFP for next year | J. Strouth | DEC05 | WIP |  |
| 1129-2 | Jo D. and Jeff Miller to send proposed changes to Joe H. on Advisory Circular | Jo. D and Jeff M. | DEC05 | WIP |  |
| 1129-3 | Lara to provide AFP documents to Joe H. for What’s New section of ATCSCC Web Site | Lara C. | DEC05 | WIP |  |
| 1129-4 | Check on changing focus of CDM Home Page to AFP | Paul E. | DEC05 | Done | Jim R. approved this as long as information is kept consistent |
| 1129-5 | Complete draft monthly project report on AFP for Mark L. | Paul E. | DEC05 | Done |  |
| 1129-6 | Lara to get samples of EDCT delays for top 5 airports | Lara C. | DEC05 | Done |  |
| 1129-7 | HITL sub group to work details of Alt filtering and boundaries of FCAs | Glenn G. | DEC05 | WIP |  |
| 1129-8 | Provide charts to Mark L. for presentations to include proposed FCA detail matrix | Paul E. | DEC05 | Done |  |
| 1129-8 | Check with FAA HQ on Cancun AAR and use of circle FCA. | Joe H. | DEC05 | WIP |  |
| 1129-9 | Carol C. to attain meeting rooms at ATCSCC for FET meetings in Jan, Feb. & Mar | Carol C. | DEC05 | WIP |  |
| 1129-10 | Explode note via the CDM Exploder announcing the AFP Forum on Feb. 9 | Paul E. | DEC05 | Done |  |
| 1121-1 | Ensure that NESP position plans to get NTML | Mark L. | NOV05 | WIP |  |
| 1121-2 | Draft justification for using ARTCC boundaries for initial AFPs for coming season | Glenn G. | DEC05 | Done |  |
| 1121-3 | Update/consolidate HITL Test Checklist | Paul Eure | NOV05 | Done |  |
| 1121-4 | Update training list | Paul Eure | NOV05 | WIP |  |
| 1121-5 | Take Advisory Format to Procedures | Joe Hof | NOV05 | Done |  |
| 1121-6 | Draft justification for popup guidelines | ?? | NOV05 |  |  |
| 1121-7 | Develop draft AFP Checklist including optional route options | Paul Eure | NOV05 | Done | Completed by Joe Hof |
| 1121-8 | Provide Metron with scenarios to run during holidays | FET | NOV05 |  | Will discuss during December meeting |
| 1115-1 | Ken H. and Mike B. to run more analysis to confirm trends on demand prediction error | Ken Howard Mike Brennen | NOV05 | WIP |  |
| 1115-2 | Check with Rupp/Procedures on sending Advisory Circular on AFP | Joe Hof | NOV05 | WIP |  |
| 1115-3 | FET to consider developing “press release” plan | FET | NOV05 | Done | Steve Bell advised that this would be handled by ATO Communications office |
| 1115-4 | Enhance training for Reroute Monitor for CDR use | Phil Smith | NOV05 | Done | Carol C. to ensure training is incorporated and done |
| 1115-5 | Add discussion of modified playbooks on agenda for Playbook meeting | Joe Hof | NOV05 | Done | On agenda, but no current funding for meeting |
| 1115-6 | Develop draft note for Training to list options for handling many EDCTs for major towers. | Paul Eure | NOV05 | Done | Provided to Mark L. on Nov. 16 |
| 1115-7 | Ensure there is a clear owner of AFP coversheet and the further development of metric | Jill S. | NOV05 | Done |  |
| 1115-8 | Change FCA Feedback area on ATCSCC web site to AFP | Mark L. | NOV05 | WIP | Kenrob has been directed to do this |
| 1115-9 | Add AFP items of interest to “What’s New” section of ATCSCC Web Site. | Joe Hof | NOV05 | WIP | Joe H. to get the files from Lara and proved to Kenrob |
| 1115-10 | Send letter of customer priorities to Mark L. | Jeff Miller | NOV05 | Done |  |
| 1115-11 | Send e-mail to customers asking of interest in remote connection trial | Lara Cook | NOV05 | Done |  |
| 1115-12 | Update Calendars and schedules | Paul Eure | NOV05 | DONE |  |
| 1115-13 | Collect information on distribution of 0900 code via PDC | Paul Eure | NOV05 | WIP |  |
| 1115-14 | Continue to collect popup data via 8.2 new capabilities (Popup Predictor) | Ken Howard | NOV05 | WIP |  |
| 1115-15 | Ensure that capability to enter hourly popup numbers is still on the desired list | FET | NOV05 | WIP | Need to be sure this is on the priority list as a desire |
| 1115-16 | Metrics Sub-group to develop draft AARs | Metrics Sub-group | NOV05 | WIP | Ongoing |
| 1115-17 | Mark/Jeff/Lorraine to meet with Dave Frame on Cancun opportunities | Mark L. | NOV05 | Done | Will likely be delayed due to the uncertain traffic into Cancun |
| 0912-1 | Prepare recommendation to conduct further CDR usage analysis with POET (How often filed, used, amended, etc.) | P. Smith | OCT05 | Done |  |
| 0912-2 | Propose “max” default setting for AFP Rate Line | Metron | OCT05 | WIP | Lara to writeup proposal Must strongly consider Training and Procedural ramifications |
| 0913-1 | Conduct off-line test run to determine how software handles changes to an FCA’s size (if reduced, if enlarged). | Metron | OCT05 | Done |  |
| 0913-2 | Investigate the exception case of how flights that “drop out Cancel” are treated vs. those that that are rerouted. - Are slots maintained or not? - Other differences? | Volpe | OCT05 | Done | Briefed by K. Howard; included in Requirements Doc |
| 0913-3 | Prepare Proj. Sched to include dates agreed by team for Procedures, Go-No Go for canned NY Metro AFPs, Training Pkg, etc. | M. Krause | SEP05 | Done |  |
| 0913-4 | Propose recommended stats for tracking HITL results | Metron / HITL Sub-Team | OCT05 | Done | Presented by Mike B. |
| 0913-5 | Check with Chicago (Bob Flynn?) to determine what is a reasonable # of EDCTS to issue in a given time period. | M. Libby | OCT05 | Done | Bob Flynn provided feedback |
| 0913-6 | Compile issues/questions info taken down during SEP HITLs on white boards for review by the Team; i.e., RE: Procedures, Training, Automation, HITL | M. Krause | SEP05 | Done | Feedback requested |
| 0915-1 | Prepare POET analysis of pop-ups in pre-defined FCAs using historical data | P. Smith | OCT05 | Done |  |
| 0915-2 | Prepare Analysis Report for SEP HITLs, including: - Scenario 1 vs. 2 - Scenario 1 vs. 4 - Scenario 1 vs. multi-GDP sim | Metron | SEP05 | Done | To be presented at OCT05 Meeting |
| 0915-3 | Research impact/process of ‘0900 purge flag’ on PDC | K. Howard | SEP05 | Done | Ken Howard provided Volpe actions on 0900 |
| 0915-4 | Investigate use of PDARS for data analysis | J. Tichenor | OCT05 | Done |  |
| 0915-5 | Prepare Analysis Worksheets for use in future HITLs | Metron | OCT05 | Done |  |

Carryover Action Items:

| No. | ACTION | Responsible | When | Status | Comments |
| --- | --- | --- | --- | --- | --- |
| 0816-1 | Determine if there is a Reroute Monitor issue of filtering by destination | Volpe and Curt Kaler | AUG05 | Done |  |
| 0816-2 | Set up Telcon to review Reroute Monitor enhancement list candidates | Volpe | NOV05 | WIP | Needed before 8.3 requirements reviews? |
| 0816-6 | Write up draft procedure for the “Jump-off-Jo” concept for GA aircraft | J. Buckner / J. Damato | SEP05 | WIP | Concept and test in NY Metro area still underway. Await feedback from CDM lead. |
| 0816-13 | Review ARTCC and Terminal Steps in Draft Procedures Doc; forward comments to John Rupp | Curt Kaler / Jeff Tichenor | SEP05 | Done |  |
| 0817-1 | Set up Telcon to review and answer GDP/AFP SW interface questions with Customer SW personnel. | Volpe/NBAA/ATA | SEP05 | Done | This need re-confirmed at 9/14 CDM meeting Telcon scheduled for week of 7OCT05 |
| 0817-2 | Review and forward any comments on the Operations Concept paper prepared by Metron | All FET members | OCT05 | Done | Initial draft has been distributed and will continually be updated as product matures |
| 0712-1 | Define what/how to display AFP information on the Reroute Monitor | Volpe and Procedures Sub-Team | AUG05 | WIP |  |
| 0712-3 | Prepare a proposal for handling RQD vs. RMD conformance handling. Would like the RRSTAT value of “NC” only when a reroute is required. We may need a new code to indicate a flight is not on the route but reroute is RMD, etc. | Ken Howard | AUG05 | OPEN |  |
| 0713-3 | Clarify what/why/where/when Cover Sheet Metrics are needed for AFP | Procedures and QA Sub-Teams J. Sparrow / J. Rupp | AUG05 | WIP |  |
| 0713-7 | Determine when ETMS might be available to support HITLs with live data | Volpe | SEP05 | DONE | Tentative plans for December meeting |
| 0713-8 | Amend current ECR Procedures as necessary to include AFP ECRs | J. Rupp | AUG05 | WIP |  |
| 0614-3 | Provide soft copy of the AFP Advisory Proposal. | M. Lehky | JUN05 | WIP |  |
| 0615-2 | Post a copy of the System Requirements Document on line. | Mike Brennan/ Ken Howard | JUL05 | Done |  |
| 0816-3 | Update AFP Critical Training Items List and forward to CDM Training Sub-team and Flow Evaluation Team | Mike Krause | AUG05 | Done |  |
| 0816-4 | Talk to CDM Leads about regular attendance/briefing to CSG on AFP progress and issues | Mark Libby | AUG05 | Done |  |
| 0816-5 | Provide Playbook Usage data from Summer05 for OCT FET Mtg. | J. Strouth | OCT05 | Done | Data available thru SEP at this time |
| 0816-7 | Draft Memo from FET to K.Kupper / J.Ries recommending DVRSN flts be exempt from all programs | M. Krause / M. Libby | AUG05 | Done |  |
| 0816-8 | Prepare recommended procedure for how EDCT actions will be listed to avoid privacy issues | J. Damato | AUG05 | Done | Await response from Program Office. TLs to remind Program Office. |
| 0816-9 | Prepare draft 1-2 page handout describing AFP concept | R. Oiesen / M. Brennan | SEP05 | Done | Provided on 9/15 |
| 0816-10 | Update Memo to CDM/CSG re. GA issues with comments from the FET and forward to CSG as memo from the FET | J. Damato / M. Libby | AUG05 | Done |  |
| 0816-11 | Develop and distribute for comment a Critical HITL Items List based on past meeting notes | M. Krause | 23AUG05 | Done | Updated after 9/14 Meeting |
| 0816-12 | Prepare Draft Issue Memo to TFM Programs Operations Support office concerning PDC timing issues | J. Buckner | SEP05 | Done | Draft reviewed 9/13 |
| 0816-13 | Prepare Draft v. 2 of Procedures Doc based on comments/input from FET. | John Rupp / F. Terral | SEP05 | Done |  |
| 0817-3 | Prepare AFP Presentation to CDM Full Session in SEP | M. Libby / J. Damato / J. Buckner / J. Strouth | 15SEP05 | Done |  |
| 0712-2 | Prepare write-up with tips for how to efficiently filter and display RQD vs. RMD for dis-semination to FAA and NAS users. | Volpe | AUG05 | Done |  |
| 0712-4 | Provide info on MSY hotel and schedules | Jo Damato | 15JUL | Done | See e-mail 7/14/05 |
| 0713-1 | Provide mock-ups/ideas for TSD/CCSD display of AFPs, ‘FSM-eligible’ FEAs, etc. | Ken Howard / Volpe | AUG05 | Done |  |
| 0713-2 | Compile a list of critical Training items for AFP | M. Krause | AUG05 and ongoing | Done | Initial list forwarded to FET on 7/18. Update List – see 0816-3. |
| 0713-4 | Explode out Draft Procedures document for review/comments from the Team | J. Rupp | AUG05 | Done | Initial review 8/16. |
| 0713-5 | Write up the proposed EDCT Interactive Communication capability for GA | J. Damato | AUG05 | Done | See Damato white paper/ memo of 8/1/05 |
| 0713-6 | Research for pop-up traffic data | Metron | AUG05 | Done |  |
| 0713-9 | Review the Flow Pipe statistics to determine number of pop-ups if possible | J. Strouth | AUG05 | Done | Presentation planned 8/16 |
| 0713-10 | Provide input to mtg notes re. the 2-AFP precedence question | C. Ermatinger | 14JUL | Done |  |
| 0614-1 | Prepare Memo to Kapri Kupper, Jim Ries, others (?) to remind of the following three AFP requirements: 1) 8.2 requirement to apply historical routes to CDM flights; 2) forward the “Intent to change” memo to CDM participants asap; 3) Add a graphical depiction of FCAs/Public FEAs to the ATCSCC Web Site for access by GA pilots | M. Libby / M. Krause | JUN05 | Done | 1) 8.2 requirements Memo in progress/review 2) Intent to change already with Programs Office and published 3) see 0614-2 |
| 0614-2 | Look into graphically displaying FEA/FCAs on ATCSCC Web Site | M. Libby | JUL05 | Done | Request passed to CDM and ATO-R |
| 0614-4 | Attempt to redo the Workflow diagram for further review at the JUL FET meeting | M. Krause | JUN05 | Done | Sent 20JUN. Pls review for discussion at JUL meeting. |
| 0615-1 | Recommend an allocation scheme for R1 (Spring 06) and future | FET Industry Sub-Team | JUL05 | Done | Agreed to preliminarily accept current GDP Scheme. |
| 0517-1 | Investigate status of NCP to remove EDCT times in the Host. | M. Krause | JUN05 | Done | Bob Fietkiewicz advises that NCP was not prepared as this item has been included in a Work Package for ERAM. A workaround will likely be required for AFP (e.g., the “0900” code to indicate no EDCT applies) |
| 0518-1 | Upon approval, post meeting schedule on CDM Website | M. Krause | JUN05 | Done | Mike Krause will follow up with Metron to have all dates posted |
| 0518-2 | Investigate effort/impact of using historical routes for CDM msg flights | Volpe | JUN05 | Done | Included in memo to Kupper, Ries, Morrill defining this as a critical need for AFP. |

# Text boxes

A I R   T R A F F I C   O R G A N I Z A T I O N