SWSI Development Meeting Notes

Meeting Date: September 27, 2000

Time: 1:00 PM

Place: GSFC, Building 12, Rm. E229

Attendees: Steve Blackwell, Cathy Chang, Jy-Tai Chang, Gerry Klitsch, Jerry Rauser, Tom Sardella, and Joe Stevens

- Action Item #5 response – Jerry Rauser reported that Danh Nguyen has incorporated comments to the draft SWSI Requirements Document and Danh is to send the document through Tech Pubs to put it in a pseudo TIP format.  After the document goes through Tech Pubs, it will be delivered to Tom Sardella for review.

- Action Item #9 response – nothing reported

- Action Item #11 response – Tom Sardella reported that DSMC personnel will be coming to GSFC the second week of October to discuss security issues.

- Action Item #18 response – nothing reported

- Action Item #32 response – nothing reported

- Action Item #35 response – Gerald Klitsch suggested that an automated Discrepancy Report (DR) mechanism be incorporated on the SWSI Web Site for DAS support.  Tom Sardella stated that this may be a good idea, especially for the design phase.  Tom was unsure whether we should use a formal DR system (which already exist) or set up our own on the Web site.  Jerry Rauser is to look into different options for DR reporting.

Joe Stevens also suggested that we incorporate meeting minutes and Action Items to the Web Site, Jerry noted that he has made plans to do so.

- Action Item #36 response – The installation of JbuilderPro on developer’s workstations is still pending.  Jy-Tai Chang made note that his workstation has been upgraded with additional memory which will allow for the S/W installation.  Both Jy-Tai and Steve Robinson are to have JbuilderPro installed in the very near future.

- Gerald Klitsch reported that he will be providing Tom Sardella with his portion of the Design Review package.

NOTE:  Next weeks meeting (on 10/04) will be held at 1:00 PM in Building 12, Room, E229.