Building Drinking Water Capacity in Native Alaskan Villages

2006-2007

Environmental Public Health Leadership Institute Fellow:

Cindy Christian; BA, MPA

Environmental Program Manager II, State of Alaska, Drinking Water Program

Department of Environmental Conservation

Division of Environmental Health

610 University Avenue

Fairbanks, AK 99709

(907) 451-2138

Cindy_Christian@dec.state.ak.us

Mentor:

Robbin Rose; MS, REHS

Supervisor, Food Protection Program

Environmental Health Services Division

Washoe County District Health Department

Reno, Nevada

Acknowledgements:

I would like to thank the following people for all of their support and assistance during my fellowship in the Environmental Public Health Leadership Institute:

Kristin Ryan

Director

Division of Environmental Health

Alaska Department of Environmental Conservation

Kathaleen Kastens

Compliance and Technical Services Manager, ADEC Drinking Water Program

Vanessa Wike

Statewide Engineering Manager, ADEC Drinking Water Program

Jeanine Oakland

Statewide Compliance, ADEC Drinking Water Program

Heather Newman, Southcentral Program Coordinator, ADEC Drinking Water Program

Marci Irwin, Northern Program Coordinator, ADEC Drinking Water Program

Susan Bulkow, Kenai-Soldotna Program Coordinator, ADEC Drinking Water Program

Lynn Lowman, Mat-Su/Southeast Program Coordinator, ADEC Drinking Water Program

And finally, thanks to Robbin Rose. She has been an outstanding mentor and has been amazing in her dedication to helping guide our team through this process. Her enthusiasm for the Institute was infectious and has greatly enriched this experience for me.

EXECUTIVE SUMMARY:

Historically, there have been high rates of diseases associated with unsafe drinking water and lack of sanitation in Alaskan Native Villages. In an attempt to address these public health problems, state and federal agencies were funded to design and build public water systems (PWS) in rural Alaska. There are now PWS in most villages that treat and distribute drinking water for public use. The water systems in each village are subject to the regulations enacted by the Environmental Protection Agency (EPA) under the Safe Drinking Water Act (SDWA) and amendments. The Alaska Department of Environmental Conservation (ADEC) Drinking Water (DW) Program is the primacy agency responsible for enforcing the SDWA regulations within the State of Alaska. Under the SDWA 1996 Amendments, requirements for capacity development were enacted for all PWS’s. The capacity development regulations require that each system demonstrate the technical, managerial and financial capacity to deliver safe drinking water to their residents. Demonstrating capacity has been a challenge for villages and public health protection goals continue to be unmet. Many villages cannot meet the requirements due to lack of economic resources, geographic and climatic extremes, lack of understanding of the regulations, lack of trained water treatment plant operators and other social concerns. Currently, there are multiple state and federal agencies involved in helping the villages deliver safe drinking water. This project addresses new ways to coordinate various state and federal agency efforts to develop capacity in the villages and ways to improve communication between the DW Program and villages. A process has been developed to assess the capacity development status in villages and to develop ways that state and federal agencies can coordinate their activities to assist villages in capacity development efforts for the protection of public health.

INTRODUCTION/BACKGROUND:

Traditionally, Alaska Native people were nomadic or semi-nomadic, traveling between fishing and hunting areas throughout the year. When the State of Alaska began to be settled, Native people moved or were moved into permanent village settlements. There are now approximately 220 recognized Native Villages in the State of Alaska. 1   Each village had a “traditional source” for drinking water and “honey buckets” for human waste that were dumped into ponds or other areas near the village. Historically, villages have had very high levels of disease, such as Hepatitis A, diarrhea, boils, skin rashes, and pneumonia, associated with unsafe drinking water and lack of sanitation. 2 In an attempt to address these severe public health problems, state and federal agencies were created and funded to address the lack of sanitation in these villages. The main focus of these agencies was to design and build water treatment plants and sewage treatment lagoons in the villages. Over the past 30 years, millions of state and federal dollars have been allocated to design and build public water systems in the villages.

A significant number of these PWS have chronic difficulties in meeting the State of Alaska Drinking Water Regulations, including the capacity development requirements. The capacity development regulations require each PWS to demonstrate the technical, managerial and financial capacity to produce and distribute safe drinking water to their consumers. 3 As a result of non-compliance with the Drinking Water Regulations, many village PWS are on the Environmental Protection Agency (EPA) Significant Non-Compliers (SNC) List. The EPA SNC List is a tracking tool used by the DW Program and EPA to track systems that are in chronic non-compliance with the Drinking Water Regulations. Being on the EPA SNC List can lead to major enforcement actions, which may include fines and penalties. It may also result in the loss of capital funding for water treatment plant upgrades or new water systems.

There have been many efforts to address these chronic capacity problems; however, to date they have been met with little success. There are multiple state and federal agencies that provide assistance to village PWS. Agency services are not well coordinated and the DW Program, as the regulatory primacy agency, is often viewed as overly intrusive and antagonistic towards the needs of the villages. Many villages find the Drinking Water Regulations to be very complex and they are unsure of how they can comply with the regulations, why compliance is important, how they can utilize the various agencies to come into compliance, and why they are punished for non-compliance.

It is the responsibility of the DW Program to ensure that public health protection in villages is being accomplished. However, the current approach needs to be changed. The DW Program must identify effective ways to address the complex compliance issues so that federal funding is not withdrawn, the village PWS will be maintained and people will have access to safe drinking water.

There are several different phases that must be completed for any drinking water or sanitation project in a village. During the design phase, the villagers are nominally involved in the master planning process. The village is assigned to an agency, either the ADEC Village Safe Water (VSW) or the Alaska Native Tribal Health Consortium (ANTHC) to begin the design phase of the project. The agency holds meetings with the village to determine the PWS needs within the village. There are several types of PWS configurations that may be considered for use in the villages. A system may be a watering point, which consists of a water treatment plant, storage facility, and a single watering point where villagers can collect water in containers. The PWS may be a piped distribution system, which consists of a water treatment plant, storage facility and distribution lines that bring treated water directly to homes. A PWS may be a truck haul system, which consists of a water treatment plant and trucks used to deliver treated water to residential holding tanks. The type of PWS selected depends on the geographic conditions, especially the presence of permafrost, the population served and the economic resources of the village. Once the master planning process is completed, funds are allocated from various agencies and construction of the PWS begins.

The DW Program enters the process at this point. Construction approval is granted by the DW Program through an engineering plan review process to make sure that the proposed PWS meets all of the requirements of the Drinking Water Regulations.  Once regulatory compliance is met, construction approval is granted. Then the PWS is constructed and goes through an approval process to operate which includes an engineering plan review process to ensure that the water treatment plant, storage facilities and transmission and distribution system are built according to specifications. If the PWS meets all the required criteria, approval to operate is granted and it becomes subject to all of the state and federal drinking water regulations.

The DW Program is a primacy agency responsible for implementing the SDWA within the State of Alaska. EPA rules are adopted and promulgated by the state and all compliance and enforcement activities are carried out by the DW Program. There are currently eighteen chemical and microbiological rules that PWS’s must comply with, including the Total Coliform Rule, Inorganic and Organic Chemicals, Surface Water Treatment Rules, Consumer Confidence Rule, Lead and Copper Rule and Disinfection By-Products Rule. These rules are very complex and require that the communities employ certified operators to run the water system and ensure compliance with the Drinking Water Regulations. The DW Program requires testing and reporting to monitor the PWS compliance with the regulations. When reports are not submitted or testing is not done, violations are created. State violations must be transmitted to the EPA. When violations occur, the DW Program responds with either compliance assistance or enforcement depending on the severity of the violations.

Many villages cannot meet the requirements of all the regulations because of the following reasons:

Lack of trained operators - Many Native speaking operators cannot pass the certification tests because they are only given in English. Many times operators are not paid by the village for their work. Adequate support for the operator may not be available from the community.

Lack of economic resources - Most villages have a subsistence lifestyle where there is little or no cash economy. Villagers may have trouble paying for utility services. Utilities have problems paying and training operators, and there is little money to pay for water testing, treatment chemicals and supplies.

Geographic/climate extremes – Many PWS are geographically remote.  Many places in Alaska have no road system and the only access to the villages is by airplane or helicopter. It is difficult to get replacement parts for the PWS. Fuel and electricity to run the water treatment plant are expensive. Water systems routinely freeze and distribution lines constantly break due to very cold temperatures. It is extremely difficult to get water samples to the lab on time, especially time dependent samples like total coliform bacteria.

Lack of commitment in the village – Some villagers do not like the taste of chlorine or groundwater, which in Alaska has high levels of iron. The villagers prefer to use their traditional water sources for drinking water and the treated water for washing clothes.

Social concerns/issues – Alaska Native Villages have the highest rates of suicide, fetal alcohol syndrome, post-natal death and accidental death in the United States. Due to limited economic resources, drinking water may not be a priority for these villages.

All of these factors lead to the inability of many villages to meet the capacity development requirements set forth in the Drinking Water Regulations.

Problem Statement:

There are approximately 220 Alaska Native Villages that have a PWS. A significant number of these PWS’s are on the EPA’s SNC List due to noncompliance with the Drinking Water Regulations. Most noncompliance issues are due to the village’s lack of technical, managerial and financial capacity to properly run the water treatment plant. Why are the villages not able to achieve technical, managerial and financial capacity?

Behavior Over Time Graph:

Figure 2.  Behavior over Time Graph

* PWS – Public Water System

* TMF – Technical, Managerial and Financial Capacity

* C and TA – Compliance and Technical Assistance

Causal Loop Diagrams and applicable archetypes:

Figure 2. Shifting the Burden

10 Essential Environmental Health Services

Figure 3. Reprinted from CDC’s “National Strategy to Revitalize Environmental Public Health Services”

The objectives and goals of this project correspond to many of the Ten Essential Environmental Heath Services as outlined by Carl Osaki, University of Washington, Department of Environmental and Occupational Health and Northwest Center for Public Health Practice. 4 The corresponding objectives and goals are as follows:

- Monitor environmental and health status to identify community environmental health problems.

• The potential for waterborne disease outbreaks due to insufficient water 	treatment processes continues to be a problem for villages. Many village PWS’s 	use surface water as a source. Due to insufficient technical, 	financial and 	managerial capacity, water may not be properly treated and 	distributed. The DW 	Program monitors regulated contaminants in drinking water by requiring 	periodic testing of the treated water. This project is designed to assist 	villages in developing capacity so that they are able to better monitor the safety of 	their drinking water supply.

- Diagnose and investigate environmental health problems and health hazards in the community.

• A new diagnostic tool has been developed as part of this project to identify 	 	villages that have problems complying with the Drinking Water Regulations. 	These regulations are health-based standards and if a water system is not able to 	comply, they may not be delivering safe drinking water. The diagnostic tool is a 	holistic approach to solving capacity problems which may prevent community 	access to safe drinking water.

- Inform, educate and empower people about environmental health issues.

• A major component of this project has was to establish monthly Technical 	Assistance Providers (TAP) meetings with various State and Federal agencies 	involved in providing technical and financial assistance to villages in rural 	Alaska. The main goal of these meetings is to coordinate assistance efforts 	in the villages and to provide information and education to individuals involved 	with the delivery of safe drinking water.

- Mobilize community partnerships to identify and solve environmental health problems.

• The DW Program has developed partnerships with various TAP’s and village 	leaders to identify ways in which assistance can be better delivered to the rural 	communities.

- Develop policies and plans that support individual and community environmental health efforts.

• This project is designed to provide a more holistic approach to providing 	technical, managerial and financial assistance to villages, which will help them to 	deliver safe drinking water to their residents. The DW Program is implementing 	policies and procedures to better support community efforts in the delivery of safe 	drinking water.

- Enforce laws and regulations that protect health and ensure safety.

• The Drinking Water Regulations are health-based standards designed to ensure 	the safety of treated drinking water. The DW Program is responsible for the 	implementation and enforcement of these regulations in the State of 	Alaska.

7.  	Link people to needed environmental health services and assure the 	provision of environmental health services when otherwise unavailable.

• One of the main goals of this project is to coordinate TAP efforts in the villages 	so services can be more efficiently delivered to the people in need. This includes 	making villages aware of the available services and linking them to those 	services.

- Conduct research for new insights and innovative solutions to environmental health problems and issues.

• One of the goals of this project is to continue to find and implement new 	ways 	to deliver services to villages and to apply systems thinking methods in the 	development of compliance and enforcement activities.

National Goals Supported

1. This project supports one of the primary CDC Health Protection Goals: “Healthy People in Healthy Places”.  By promoting greater access to safe drinking water in Alaskan Native Villages, this project is in line with the goal of promoting “Healthy Communities”. The Healthy Communities goal specifically states: “Increase the number of communities that protect, and promote health and safety and prevent illness and injury in all their members (e.g., safe food, safe water, built in sidewalks). 5

This project also supports the Environmental Health objective as outlined in Healthy People 2010. 6 Healthy People 2010 provides the major guidelines for states to develop public health strategies. The State of Alaska Department of Health and Social Services developed Healthy Alaskans 2010: Targets and Strategies for Improved Health based on the objectives outlined in Healthy People 2010. Under the Environmental Health focus area, the stated goal is “To ensure all Alaskans have access to safe water and food and live in healthy communities.” 7 The percentage of rural Alaskan households with access to running water and sewer systems increased from 56% in 1996 to 69% in 2000.  This project directly supports this goal by promoting greater access to safe drinking water in rural Alaskan communities.

2. This project supports the following goals and objectives in the CDC’s National Strategy to Revitalize Environmental Public Health Services: 8

Goal I: Build Capacity – Strengthen and support environmental public 	health services at the state, tribal, territorial, and local levels.

Objective 1-C:  Identify the range of activities, interventions, and 				resources available for delivering environmental public health programs in 		the United States, and maintain a continuous assessment process.

Goal IV: Communicate and Market – Improve communication and 	information sharing among environmental health agencies, communities, 	strategic partners, and other stakeholders and better market environmental 	public health services to policymakers and the public.

Objective IV-A:  Identify and promote community-based strategies to 			elevate the image, importance and need to improve environmental public 			health services.

Objective IV-B: Support educational approaches and models of best 			practices to gain community support and participation in addressing 			environmental public health service issues, concerns and best models to 			organize, deliver and market them.

Goal VI: Create Strategic Partnerships – Foster interactions among agencies, 	organizations, and interests that influence environmental public health 	services.

Objective VI: Coordinate and promote activities that identify critical 	stakeholders, and foster communication and interaction among agencies, 	organizations, and interests that influence environmental public health services.

Project Logic Model:

PROJECT OBJECTIVES/DESCRIPTION/DELIVERABLES:

Program Goal: To help Alaskan Native Villages develop technical, managerial and financial (TMF) capacity to provide safe drinking water.

Health Problem: Historically, villages have had very high levels of disease associated with unsafe drinking water and lack of sanitation. These diseases have included Hepatitis A, diarrhea, boils, skin rashes, and pneumonia.

Outcome Objective: By 2009, 50% of the villages on the historic EPA SNC List will develop sufficient technical, managerial and financial capacity to be in significant compliance with the State of Alaska Drinking Water Regulations, 18 AAC 80. Compliance with the Drinking Water Regulations will ensure the safety of the drinking water delivered to the villagers.

Determinant: The PWS that are in compliance with the Drinking Water Regulations, as measured by the number of village systems on the historic EPA SNC List.

Impact Objective: By 2009, the number of villages on the EPA SNC List will be reduced by 50%.

Contributing Factors:

- Lack of technical, managerial and financial capacity in villages.

- Lack of coordination between government agencies (ANTHC, VSW, DW Program, Rural Capacity Assistance Program, Remote Maintenance Workers, Rural Utilities Business Advisors) delivering drinking water services in villages.

- Ineffective communications from the DW Program.

- Lack of village cultural knowledge among DW Program staff.

- Lack of flexibility within the Drinking Water Regulations.

- Reliance on punitive enforcements actions instead of mutually agreeable compliance schedules.

Process Objectives:

- By April 2006, the DW Program will establish monthly coordination meetings for the TAP.

- By September 2006, a process to address historic EPA SNC’s will be developed by the DW Program and TAP.

- By September 2006, ten villages will be identified to receive compliance assistance by the DW Program and TAP designed to increase technical, managerial and financial capacity.

- By December 2006, all DW Program staff will receive cross cultural training.

- By December 2006, DW Program communication (letters) will be developed to better explain compliance problems and solutions for villages.

- By 2009, 50% of villages on the historic EPA SNC List will be in compliance with the Drinking Water Regulations.

METHODOLOGY:

Events and Activities:

- Establish monthly meetings with TAP’s.

Event: Meetings will be held with key TAP’s on a 	monthly basis to coordinate 	activities.

Activities:

● establish meeting format, times and coordination with other TAP’s

- Develop a process to address historic EPA SNC’s in conjunction with the TAP.

Event: A compliance assistance process will be developed to address the capacity 	problems in selected villages.

Activities:

● identify compliance assistance activities that would help to improve technical, 	managerial and financial capacity in villages

● develop a definition of “significant compliance”

● identify areas within the EPA and ADEC Drinking Water Regulations that 	allow for more flexibility for small PWS

● identify alternate compliance and enforcement activities that will address 	regulatory problems

- Identify ten villages that would benefit from the compliance assistance process.

Event: Identify villages that would benefit from coordinated compliance 	assistance from TAP and the DW Program.

Activities:

● review the last two historic EPA SNC Lists (October 2005 and April 2006) to 	determine consistent non-compliance with the Drinking Water Regulations.

● select 10 villages from this list to receive increased assistance

● develop a review process to determine which villages would be appropriate 	candidates for assistance (i.e. village is willing to put forth effort to develop 	capacity, village has a functioning government structure, and village has an 	operator willing to work with TAP and DW Program)

- DW Program staff to receive cross-cultural training.

Event: All DW Program staff will attend scheduled cross-cultural 	training.

Activities:

● coordinate training opportunities with other TAP (ANTHC, RUBA, VSW, 	RCAP)

● schedule training for DW Program staff

● staff completes scheduled training

- DW Program staff will develop a communication plan to enhance its efforts with the villages.

Event: Develop more effective communication with villages.

Activities:

● reformat compliance and enforcement letters to better explain compliance 	problems and solutions

● develop template letters for use in all field offices

● identify person or persons to review DW Program communications for cultural 	awareness and suitability

● develop “scripts” for telephone communications for staff to use when talking 	to villages

- Reduce historic EPA SNC List by 50% by 2009.

Event: Establish baseline measurement of the historic EPA SNC List.

Activities:

● review October 2005 and April 2006 historic EPA SNC Lists to determine 	overall number of villages on the list

● establish baseline list to be used for all future comparison

RESULTS:

Many of the events and activities identified above have been implemented by the ADEC DW Program.

- Establish monthly meetings with TAP. The DW Program held the first monthly meeting with the other TAP’s on January 27, 2006. During the first meeting, the following goals were established and agreed upon: a. coordinate the major services of the TAP’s so that communities have the best access to those services; b. assist villages to understand the public health importance of the Drinking Water Regulations; and c. encourage villages to become more involved in decisions that affect their ability to deliver safe drinking water to their residents. Monthly meetings have been held every month during 2006 and the first meeting of 2007 is scheduled for January 11. An interactive website has been developed to allow for greater coordination of visits to communities, and to serve as a site where villages can have access to information regarding the TAP.

- Develop a process to address historic EPA SNC’s in conjunction with the TAP. A diagnostic process has been developed to identify those villages that would most benefit from the TAP services. The diagnostic process includes analyzing the following parameters: EPA SNC status; current compliance status; the government structure in the community; the financial status of the community; the status of funding from state and federal agencies; and the latest trip reports from TAP’s. This process has been used to evaluate all of the village PWS currently on the historic EPA SNC List and to identify which systems would best benefit from this program.

- Identify ten villages that would benefit from the compliance assistance process. Using the diagnostic process, ten villages were selected by the TAP group as possible candidates for the program. Out of the ten villages identified, Gambell was selected as the first community for the program. The Native Village of Gambell is located on St. Lawrence Island in the Bering Sea, approximately 200 miles southwest of Nome. Most of the 660 people who live in Gambell are Yup’ik Eskimos. The Yup’ik name for Gambell is Sivuqaq. 9 Gambell remains one of the most traditional villages in Alaska, with a subsistence lifestyle based on the hunting of marine mammals. The drinking water for Gambell comes from a surface water source and is treated by filtration and disinfection. The mayor of Gambell, along with the members of the traditional council were invited to attend the monthly TAP meeting in August, 2006. The mayor and traditional council agreed to participate in the process and have attended each meeting since August. During the first meeting, goals were developed and to date, many of those goals have been met. Gambell has been an excellent partner and they are determined to ensure that the villagers are provided with safe drinking water. The village has returned to compliance with the Drinking Water Regulations and will continue to attend monthly meetings with the TAP to immediately address any problems that might arise. During the January 2007 TAP meeting, another village will be selected to begin the process.

4.   DW Program staff to receive cross-cultural training. The DW Program 	Management staff has reviewed several options for delivering cross-cultural 	training to staff. The DW Program has purchased a four-part video series entitled 	“Communicating across Cultures”. This series features Russian Orthodox priest, 	Father Michael Oleska, who is a well-known expert on Alaska Native 	culture.  Staff have been scheduled to attend training in each of the DW Program 	offices during January 2007.

5.  	DW Program communication plan will be amended to enhance 	communications with villages. The TAP have identified a major problem with 	the DW Program’s communication plan. Many of the documents are full of 	regulatory language that is difficult for the villagers to understand and 	comprehend. DW Program staff have begun the process of simplifying letters and 	other written communication. A template letter has been drafted and is being used 	by all of the program offices. The annual Monitoring Summary, the main 	communication that PWS’s receive from the DW Program is also being 	reformatted and revised.

6. 	Reduce historic EPA SNC List by 50% by 2009. This goal remains to be 	accomplished. The DW Program plans to address at least ten village PWS during 	fiscal year 2007. The DW Program is also in the process of hiring more staff 	which will make it easier to address more village systems through the TAP 	process.

CONCLUSIONS:

To date, significant progress has been made by the DW Program and the TAP in establishing a new framework for addressing public water system capacity problems in villages. This remains an enormous task and it will require more time to complete the process. When this project began, it was estimated that it would take at least three years to address fifty percent of the villages on the historic EPA SNC List. The reality is that there will most likely always be some percentage of village PWS on the historic EPA SNC List because of social, economic and geographical conditions encountered in the State. However, I am confident that the process being implemented as a major part of this project will result in a significant decrease in the number of PWS on the historic EPA SNC List and therefore, a significant increase in the number of systems providing safe drinking water to their residents. The following items need to be completed to continue the project’s success:

•     Continue to build meaningful partnerships with other TAP’s. To date, many 		       of the major state and federal agencies have been attending the monthly 		       TAP meetings. The TAP must continue to build on this success and bring 	 	       more providers into the process.

•      Identify additional villages that would benefit from the TAP process. 		  	       Presently, only one village has been selected to receive the additional 	     	  	       assistance provided by this process. More villages need to be added to the 		       process in order to significantly reduce the number of villages on the historic 		       EPA SNC List.

•     Review the diagnostic tool that has been developed to ensure its	 	      	      accuracy in predicting capacity problems in village PWS. Continue to revise 	   	      the diagnostic tool as the program is implemented to include additional 	 	      villages.

•     Enhance the working relationship between the DW Program and VSW and 	  	      ANTHC which will improve coordination in the construction of PWS in 	 	      villages.

•     Work with the EPA Region 10 Office of Drinking Water to develop a 	 	   	      definition of “significant compliance” for the villages.

•     Foster mentoring relationships between the villages that have benefited from 		      the TAP process.

LEADERSHIP DEVELOPMENT OPPORTUNITIES:

Being a member of the Environmental Public Health Leadership Institute has been an exciting and wonderful experience, both personally and professionally. It has revitalized interests that I had developed while completing my Master’s degree in Public Administration. Public policy development and implementation have always been interesting to me and the opportunity to be exposed to new policy trends and systems thinking has been invaluable. I am especially grateful for the opportunity to be able to share what I have learned at EPHLI with my staff and co-workers here at ADEC. Thank you for providing the opportunity to participate in the second class of the Environmental Public Health Institute; it has been an amazing year.

ABOUT THE EHPLI FELLOW

Cindy L. Christian, B.A., MPA

Cindy Christian has been employed at the Alaska Department of Environmental Conservation since 1999 and serves as the Field Operations and Implementation Manager for the Drinking Water Program. The Field Operations and Implementation group consists of 22 staff members who are responsible for the direct implementation of the Safe Drinking Water Act and Amendments within the State of Alaska. She is responsible for providing program management and development, regulation implementation, compliance and technical assistance, enforcement and public outreach. Ms. Christian holds a Bachelor of Arts Degree in Biology and Chemistry from Lycoming College and a Masters of Public Administration Degree from the University of La Verne.

REFERENCES

- McClanahan, Alexandra J., Bisset, Hallie L. (2004) Na’eda Our Friends: A Guide to Alaska Native Corporations, Tribes, Cultures, ANSCA and More, The CIRI Foundation, Anchorage, Alaska.

- Fortuine, Robert (1992) Chills and Fever: Health and Disease in the Early History of Alaska, University of Alaska Press, Fairbanks, Alaska.

- State of Alaska Administrative Code, State of Alaska Drinking Water Regulations, 18 AAC 80.207.

- Osaki, C. Essential Services of Environmental Health. Northwest Center for Public Health Practice, University of Washington School of Public Health and Community Medicine, Seattle, WA. July 2004

- Centers for Disease Control. Health Protection Goals. Atlanta, GA: Department of Health and Human Services. Centers for Disease Control. April 2006

- U. S. Department of Health & Human Services, Office of Disease Prevention & Human Services. Healthy People 2010. Available at: http://www.healthypeople.gov

- State of Alaska, Department of Health and Social Services. Healthy Alaskans 2010: Targets and Strategies for Improved Health. Anchorage, AK. December 2001.

- Centers for Disease Control. A National Strategy to Revitalize Environmental Public Health Services. Atlanta, GA: Department of Health and Human Services. Centers for Disease Control, September 2003.

- State of Alaska, Department of Community and Economic Development, Division of Community Advocacy. Alaska Community Database – Community Information Summaries. Available at: http://www.commerce.state.ak.us/dca/commdb/CIS.cfm

# Text boxes

“It is more important just to keep the system running”

Rural systems should not be held to the same standards…

We need to link Drinking Water Regulations to Public Health Protection

There are people getting sick…

R

PWS do not have Technical, Managerial and Financial Capacity to Remain in Compliance with the Drinking Water Regulations

Fund Projects that will Address Public Health Problems but That Villages can Operate

B

High Levels of Disease

Related to Drinking

Water and Sanitation

Funding to Build PWS in Native Villages

B

Resources/Inputs

Results

• Increased TMF Capacity in Native Villages

• Safe Drinking Water being served in the villages

• More effective communication between ADEC DWP and TA Providers and Villages

### Activities

### Outputs

TIER I

### Short & Long Term Outcomes, Impacts.

- # of meetings conducted

- # of TA Providers attending meetings

- # of TA Providers providing trip information on the DWP website

- # of joint trips taken

- % of DWP letters that are understandable

Figure 4. Logic Model

Goal: To help Alaska Native Villages develop Technical, Managerial and Financial Capacity to produce safe drinking water.

Improve Coordination and Communication between ADEC DW Program and TA Providers

- Conduct monthly coordination meetings with TA Providers

- Reformat letters used to communicate DW Program requirements to Villages

- Develop a website that can be used to track TA Provider visits to villages with trip reports

- Develop better ways to coordinate TA trips to villages

Partners

- ADEC DWP

- ANTHC

- VSW/RMW

- RUBA

- EPA

- DCRA

- Villages

Human Resources

- ADEC Staff

- TA Providers

- Operators

- Village Staff

#### Funding

- ADEC DWP

- VSW

- RMW

- ANTHC

•   EPA

•  State Revolving                                         Fund

Cross Cultural Training for ADEC Staff

- Train DWP staff in different Native languages and cultural ways

- Train DWP staff in cultural barriers and different ways of communication

Program Development

- Develop innovative Compliance and Enforcement activities

- Develop a definition of “significant compliance”

- Develop a process to address historic SNC’s in conjunction with TA Providers

- Encourage DWP staff to embrace a new vision

- # of systems that come off the SNC List

- # of DWP staff that utilize new compliance and enforcement tools

- # of systems that successfully complete TMF Capacity Assessment

• improved communication with Villages

• Villages understand better what is expected of them

• Better compliance with DW regulations

• increased TMF Capacity

• Better decisions made in Villages regarding operations and maintenance of existing and new Water Treatment Plants

• Fewer systems on the SNC List

• Fewer formal enforcement actions

• increased DWP staff involvement in solving compliance issues

• develop DWP staff ability to provide creative solutions to compliance problems

Behavior

• DWP will be a partner with TA Providers in ensuring safe drinking water is available in all Villages

• Villages will see that access to safe drinking water is valuable and resources will be allocated to maintaining water treatment plants and supporting operators

• increased partnership between DWP and TA Providers

• improved coordination between TA Providers

• elimination of duplicate or competing activities

• increased cooperation between TA Providers

• better understanding in Villages as to who will respond to events

- # of DWP staff trained

- # of DWP staff successfully completing training

- % of improvement in communications