# Quarterly Status Report

# Washington University School of Medicine

# Vocabularies and Common Data Elements Workspace and Architecture Workspace

03/08/2007 – 05/31/2007

Progress Description

- Task 4.1 – Architecture Workspace Participation and VCDE Workspace Participation

  - Task 4.1.1 – Attend Architecture 2nd and 4th Friday Meetings, and Bi-weekly VCDE WS Teleconferences. Documents attendance at Architecture/VCDE Teleconferences and face-to-face meetings.

| Date | VCDE WS Cancer Center Participant |
| --- | --- |
| 03/08/2007 | George Joseph, Rakesh Nagarajan |
| 03/22/2007 | George Joseph, Rakesh Nagarajan |
| 04/05/2007 | George Joseph, Rakesh Nagarajan |
| 04/19/2007 | George Joseph |
| 05/03/2007 | George Joseph, Rakesh Nagarajan |
| 05/17/2007 | George Joseph, Mukesh Sharma |
| 05/31/2007 | George Joseph, Mukesh Sharma |
| Date | Arch WS Cancer Center Participant |
| 03/09/2007 | George Joseph, Rakesh Nagarajan |
| 03/23/2007 | George Joseph, Rakesh Nagarajan |
| 04/13/2007 | George Joseph |
| 04/27/2007 | George Joseph, Rakesh Nagarajan |
| 05/11/2007 | George Joseph, Rakesh Nagarajan |
| 05/25/2007 | George Joseph |

Task 4.1.2 – Attend Arch/VCDE Face-to-face meetings.

| Date | VCDE WS Cancer Center Participant |
| --- | --- |
| n/a |  |
| Date | Arch WS Cancer Center Participant |
| n/a |  |

Task 4.1.3/4.1.4 – Domain or Cross-cutting WS Liaisons.   Domain or Architecture WS Liaisons.   Documents Domain or Architecture WS and/or SIG teleconferences or F2Fs attended as a VCDE liaison, VCDE cancer center participants who attended and any issues that have been raised that impact Architecture or VCDE.

| Date | Domain WS or SIG Teleconference/F2Fs | VCDE WS Cancer Center Participant | Issues raised relevant to VCDE (Issues that VCDE needs to address) |
| --- | --- | --- | --- |
| 3/8/2007 4/5/2007 5/3/2007 | TBPT Liaison | Rakesh Nagarajan |  |
| Date | Domain WS or SIG Teleconference/F2Fs | Architecture WS Cancer Center Participant | Issues raised relevant to Architecture (Issues that Architecture needs to address) |
| 5/11/2007 | TBPT | Rakesh Nagarajan |  |

Task 4.2 – Project Activities

Task 4.2.1 – Review of Domain WS Developer Projects.  Documents Domain WS projects you are mentoring, as well as the Architecture/VCDE cancer center participant who is the mentor, deliverables under review, start and end date of review, documentation, risks and LOE.

| Project | VCDE WS Mentor | Deliverable | Start Date | End Date | Gforge Link to Review Document | Risks identified by VCDE Review | LOE* |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | n/a |  |  |  |  |  |  |
| Project | Arch WS Mentor | Deliverable | Start Date | End Date | Gforge Link to Review Document | Risks identified by Arch Review | LOE* |
|  | n/a |  |  |  |  |  |  |

Task 4.2.2 - Compatibility Review Groups.

Task 4.2.2.1/4.2.2.2 - Assemble Architecture/VCDE Compatibility Review Submission Package/Lead Compatibility Review Groups.   Documents the activities of the lead reviewer.  The person from your cancer center who serves as a mentor to a given Domain WS project will also serve as the Lead Compatibility reviewer for that project.

| Project | VCDE WS Lead Reviewer | Start Date | End Date | Gforge Link to Compatibility Submission Package | Gforge Link to Compatibility Review Package | LOE* |
| --- | --- | --- | --- | --- | --- | --- |
| caIntegrator | Rakesh Nagarajan | 03/10/2007 | 05/31/2007 | Path : https://gforge.nci.nih.gov/frs/?group_id=108 Package name: caintegrator-compatibility-submission-package.zip | Path: https://gforge.nci.nih.gov/frs/?group_id=108 Package name : 20070531_caIntegrator_Final_Compatibility_Reports.zip | 12 |
| Project | Architecture WS Lead Reviewer | Start Date | End Date | Gforge Link to Compatibility Submission Package | Gforge Link to Compatibility Review Package | LOE* |
| caIntegrator | George Joseph | 03/10/2007 | 05/31/2007 | Path : https://gforge.nci.nih.gov/frs/?group_id=108 Package name: caintegrator-compatibility-submission-package.zip | Path: https://gforge.nci.nih.gov/frs/?group_id=108 Package name : 20070531_caIntegrator_Final_Compatibility_Reports.zip | 42 |

Task 4.2.2.3 – Participate in Compatibility Review Groups.   Documents Architecture/VCDE cancer center participant who is participating in compatibility reviews.

| Project | VCDE WS Participant Reviewer | Start Date | End Date | Gforge Link to Compatibility Review Package | LOE* |
| --- | --- | --- | --- | --- | --- |
| caTRIP | George Joseph | 03/14/2007 | 05/18/2007 | https://gforge.nci.nih.gov/frs/?group_id=108 Package name: catrip_silver_review_package_v2.zip | 19 hr |
| caIntegrator | George Joseph, Mukesh Sharma | 03/12/2007 | 05/30/2007 | https://gforge.nci.nih.gov/frs/?group_id=108 Package name: caintegrator-compatibility-submission-package.zip | 46 hrs |
| caMOD | George Joseph | 03/15/2007 | 04/20/2007 | https://gforge.nci.nih.gov/frs/?group_id=108 Package Name: camodSubmissionPackage.ZIP | 15 hrs |
| c3PRV1 | George Joseph | 03/08/2007 | 04/30/2007 | https://gforge.nci.nih.gov/frs/?group_id=108 Package name: C3PR_Compatibility_Review_Package.zip | 17 hrs |
| Project | Architecture WS Participant Reviewer | Start Date | End Date | Gforge Link to Compatibility Review Package | LOE* |
|  | n/a |  |  |  |  |

Task 4.2.3 – CDE Standards Review Groups.

Task 4.2.3.1/4.2.3.2 – Assemble CDE Standards Submission Package/Lead Data Standards Review. Documents VCDE cancer center participant who is leading data standards reviews and the activities of the lead reviewer.

| Data Standard | VCDE WS Lead Reviewer | Start Date | End Date | Gforge Link to Data Standard Submission Package | Gforge Link to Data Standard Review Package | LOE* |
| --- | --- | --- | --- | --- | --- | --- |
|  | n/a |  |  |  |  |  |

Task 4.2.3.3 – Participate in CDE Standards Review Groups.   Documents VCDE    cancer center participant who is participating in Data standard reviews.

| Project | VCDE Cancer Center Participant | Gforge Link to Data standard Review Package | LOE* |
| --- | --- | --- | --- |
| BSA Standard Review | Rakesh Nagarajan |  | 2 hrs |

Task 4.2.4 – Ad Hoc Working Groups.  Documents Architecture/VCDE cancer center participant who is leading/participating in ad hoc working groups.

| Ad Hoc Working Group Topic | Architecture Cancer Center Participant | Start Date | End Date | Lead or Participate | Gforge Link to White Paper (Draft or Final) | LOE* |
| --- | --- | --- | --- | --- | --- | --- |
| CDE Leadership Group | Rakesh Nagarajan Mukesh Sharma | 3/26/2007 | Ongoing | Lead (RN) Participate (MS) |  | 40 (RN) 4 (MS) |
| Ad Hoc Working Group Topic | VCDE Cancer Center Participant | Start Date | End Date | Lead or Participate | Gforge Link to White Paper (Draft or Final) | LOE* |
|  | n/a |  |  |  |  |  |

* Note:  Level of Effort (LOE) can be expressed as total number of hours spent on an activity or it can be more granular to express number hours spent on various tasks for a given activity (for example, LOE for leading a compatibility review can be expressed as 24 hours OR broken down into 12 hours reviewing material, 4 hours on teleconferences/coordination of small group and 8 hours creating review documentation)