Intergovernmental Data Quality Task Force

Workbook for

Uniform Federal Policy for Quality Assurance Project Plans

Evaluating, Assessing, and Documenting Environmental Data Collection and Use Programs

Part 2A: UFP-QAPP Workbook

This Workbook supplements Part 1 of the UFP-QAPP, the UFP-QAPP Manual. Proper completion of these worksheets requires knowledge of the QAPP elements explained in the Manual.

Final

Version 1

March 2005

This page intentionally left blank.

TABLE OF CONTENTS

INTRODUCTION

QAPP Worksheet #1.    Title and Approval Page						1

QAPP Worksheet #2.    QAPP Identifying Information					2

QAPP Worksheet #3.    Distribution List							6

QAPP Worksheet #4.    Project Personnel Sign-Off Sheet					7

QAPP Worksheet #5.    Project Organizational Chart					8

QAPP Worksheet #6.    Communication Pathways						9

QAPP Worksheet #7.    Personnel Responsibilities and Qualifications Table		10

QAPP Worksheet #8.    Special Personnel Training Requirements Table			11

QAPP Worksheet #9.    Project Scoping Session Participants Sheet				12

QAPP Worksheet #10.  Problem Definition							13

QAPP Worksheet #11.  Project Quality Objectives/Systematic Planning Process Statements													14

QAPP Worksheet #12.  Measurement Performance Criteria Table				15

QAPP Worksheet #13.  Secondary Data Criteria and Limitations Table			16

QAPP Worksheet #14.  Summary of Project Tasks						17

QAPP Worksheet #15.  Reference Limits and Evaluation Table				18

QAPP Worksheet #16.  Project Schedule/Timeline Table					19

QAPP Worksheet #17.  Sampling Design and Rationale					20

QAPP Worksheet #18.  Sampling Locations and Methods/SOP Requirements Table	21

QAPP Worksheet #19.  Analytical SOP Requirements Table				22

QAPP Worksheet #20.  Field Quality Control Sample Summary Table			23

QAPP Worksheet #21.  Project Sampling SOP Reference Table				24

QAPP Worksheet #22.  Field Equipment Calibration, Maintenance, Testing, and Inspection

Table								25

QAPP Worksheet #23.  Analytical SOP Reference Table					26

QAPP Worksheet #24.  Analytical Instrument Calibration Table				27

QAPP Worksheet #25.  Analytical Instrument and Equipment Maintenance, Testing, and

Inspection Table							28

QAPP Worksheet #26   Sample Handling System						29

QAPP Worksheet #27.  Sample Custody Requirements					30

QAPP Worksheet #28.  QC Samples Table							31

QAPP Worksheet #29.  Project Documents and Records Table				32

QAPP Worksheet #30.  Analytical Services Table						33

QAPP Worksheet #31.  Planned Project Assessment Table					34

QAPP Worksheet #32.  Assessment Findings and Response Actions			35

QAPP Worksheet #33.  QA Management Reports Table					36

QAPP Worksheet #34.  Sampling and Analysis Verification (Step I) Process Table	37

QAPP Worksheet #35.  Sampling and Analysis Validation (Steps IIa and IIb) Process Table													38

QAPP Worksheet #36.  Sampling and Analysis Validation (Steps IIa and IIb) Summary Table													39

QAPP Worksheet #37.  Data Usability Assessment						40

WORKBOOK FOR UNIFORM FEDERAL POLICY FOR QUALITY ASSURANCE

PROJECT PLANS

INTRODUCTION

This Workbook for Uniform Federal Policy for Quality Assurance Project Plans is Part 2A of the Uniform Federal Policy for Quality Assurance Project Plans (UFP-QAPP).  It provides examples of worksheets to assist with the preparation of QAPPs in accordance with Part 1 of the UFP-QAPP (the UFP-QAPP Manual) and Section 6 (Part B) of Quality Systems for Environmental Data and Technology Programs - Requirements with guidance for use, ANSI/ASQ E4 (February 2004).  This Workbook may be used by the lead organization and its contractors to assist with the preparation of QAPPs for environmental data gathering activities.

Each worksheet addresses specific requirements of the UFP-QAPP.  Both the UFP-QAPP Manual and the Workbook are intended to be comprehensive and are not intended to be program-specific.  Since the content and level of detail in a specific QAPP will vary by program, by the work being performed, and by the intended use of the data, specific worksheets may not be applicable to all projects.

The ultimate success of an environmental program or project depends on the quality of the environmental data collected and used in decision-making, and this may depend significantly on the adequacy of the QAPP and its effective implementation.  It is recommended that the individual worksheets included in this Workbook be taken to the project scoping and planning sessions.  The use of the worksheets will aid in identifying the critical project information that will ensure that the right type, quality, and quantity of data are collected to meet all of the project’s quality objectives.  Though the format of each worksheet is not mandatory, the information required on the worksheets must still be presented in the QAPP, as appropriate to the project.  In addition, QAPP preparers are encouraged to develop additional tables, as appropriate to the project.  Sufficient written discussion in text format should accompany all tables.  Certain sections, by their nature, will require more written discussion than others.  In particular, Section 3.1.1 should provide an in-depth explanation of the sampling design rationale, and Section 5.2 should describe the procedures and criteria that will be used for data review.

QAPP Worksheet #1

(UFP-QAPP Manual Section 2.1)

Title and Approval Page

Site Name/Project Name:						Title:

Site Location:								Revision Number:

Revision Date:

Page ___ of ___

______________________________________________________________________________

Document Title

______________________________________________________________________________

Lead Organization

______________________________________________________________________________

Preparer’s Name and Organizational Affiliation

______________________________________________________________________________

Preparer’s Address, Telephone Number, and E-mail Address

____________________________________

Preparation Date (Day/Month/Year)

Investigative Organization’s Project Manager:________________________________________

Signature

____________________________________________________________________					Printed Name/Organization/Date

Printed Name/Organization/Date

Investigative Organization’s Project QA Officer:______________________________________

Signature

______________________________________________________________________					Printed Name/Organization/Date

Lead Organization’s Project Manager:____________________________________________

Signature

______________________________________________________________________					Printed Name/Organization/Date

Approval Signatures:____________________________________________________________

Signature

_________________________________________________________

Printed Name/Title/Date

________________________________________________________

Approval Authority

Other Approval Signatures:_______________________________________________________

Signature

_________________________________________________

# Printed Name/Title/Date

Document Control Number:

QAPP Worksheet #2

(UFP-QAPP Manual Section 2.2.4)

QAPP Identifying Information

Site Name/Project Name:						Title:

Site Location:								Revision Number:

Site Number/Code:							Revision Date:

Operable Unit:							Page ___ of ___

Contractor Name:

Contractor Number:

Contract Title:

Work Assignment Number:

1.  Identify guidance used to prepare QAPP:

____________________________________________________________________________

2.  Identify regulatory program:____________________________________________________

3.  Identify approval entity:________________________________________________________

4.  Indicate whether the QAPP is a generic or a project-specific QAPP.  (circle one)

5.  List dates of scoping sessions that were held:_______________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

6.  List dates and titles of QAPP documents written for previous site work, if applicable:

Title											Approval Date

________________________________________________________	 	_____________

________________________________________________________		_____________

________________________________________________________		_____________

________________________________________________________		_____________

7.  List organizational partners (stakeholders) and connection with lead organization:__________

______________________________________________________________________________

______________________________________________________________________________

8.	List data users:______________________________________________________________ ________________________________________________________________________________________________________________________________________________________

9.	If any required QAPP elements and required information are not applicable to the project, then circle the omitted QAPP elements and required information on the attached table.  Provide an explanation for their exclusion below:

___________________________________________

__________________________________________________________________________

______________________________________________________________________

Identify where each required QAPP element is located in the QAPP (provide section, worksheet, table, or figure number) or other project planning documents (provide complete document title, date, section number, page numbers, and location of the information in the document). Circle QAPP elements and required information that are not applicable to the project.  Provide an explanation in the QAPP.

| Required QAPP Element(s) and Corresponding QAPP Section(s) | Required Information | Crosswalk to Related Documents |
| --- | --- | --- |
| ## Project Management and Objectives |  |  |
| 2.1 Title and Approval Page | - Title and Approval Page |  |
| 2.2 Document Format and Table of Contents 2.2.1 Document Control Format 2.2.2 Document Control Numbering System 2.2.3 Table of Contents 2.2.4 QAPP Identifying Information | - Table of Contents - QAPP Identifying Information |  |
| 2.3 Distribution List and Project Personnel Sign-Off Sheet 2.3.1 Distribution List 2.3.2 Project Personnel Sign-Off Sheet | - Distribution List - Project Personnel Sign-Off Sheet |  |
| 2.4 Project Organization 2.4.1 Project Organizational Chart 2.4.2 Communication Pathways 2.4.3 Personnel Responsibilities and Qualifications 2.4.4 Special Training Requirements and Certification | - Project Organizational Chart - Communication Pathways - Personnel Responsibilities and Qualifications Table - Special Personnel Training Requirements Table |  |
| 2.5 Project Planning/Problem Definition 2.5.1 Project Planning (Scoping) 2.5.2 Problem Definition, Site History, and Background | - Project Planning Session Documentation (including Data Needs tables) - Project Scoping Session Participants Sheet - Problem Definition, Site History, and Background - Site Maps (historical and present) |  |
| 2.6 Project Quality Objectives and Measurement Performance Criteria 2.6.1 Development of Project Quality Objectives Using the Systematic Planning Process 2.6.2 Measurement Performance Criteria | - Site-Specific PQOs - Measurement Performance Criteria Table |  |
| 2.7 Secondary Data Evaluation | - Sources of Secondary Data and Information - Secondary Data Criteria and Limitations Table |  |
| 2.8 Project Overview and Schedule 2.8.1 Project Overview 2.8.2 Project Schedule | - Summary of Project Tasks - Reference Limits and Evaluation Table - Project Schedule/Timeline Table |  |
| Measurement/Data Acquisition |  |  |
| 3.1 Sampling Tasks 3.1.1 Sampling Process Design and Rationale 3.1.2 Sampling Procedures and Requirements 3.1.2.1 Sampling Collection Procedures 3.1.2.2 Sample Containers, Volume, and Preservation 3.1.2.3 Equipment/Sample Containers Cleaning and Decontamination Procedures 3.1.2.4 Field Equipment Calibration, Maintenance, Testing, and Inspection Procedures 3.1.2.5 Supply Inspection and Acceptance Procedures 3.1.2.6 Field Documentation Procedures | - Sampling Design and Rationale - Sample Location Map - Sampling Locations and Methods/ SOP Requirements Table - Analytical Methods/SOP Requirements Table - Field Quality Control Sample Summary Table - Sampling SOPs - Project Sampling SOP References Table - Field Equipment Calibration, Maintenance, Testing, and Inspection Table |  |
| 3.2 Analytical Tasks 3.2.1 Analytical SOPs 3.2.2 Analytical Instrument Calibration Procedures 3.2.3 Analytical Instrument and Equipment Maintenance, Testing, and Inspection Procedures 3.2.4 Analytical Supply Inspection and Acceptance Procedures | - Analytical SOPs - Analytical SOP References Table - Analytical Instrument Calibration Table - Analytical Instrument and Equipment Maintenance, Testing, and Inspection Table |  |
| 3.3 Sample Collection Documentation, Handling, Tracking, and Custody Procedures 3.3.1 Sample Collection Documentation 3.3.2 Sample Handling and Tracking System 3.3.3 Sample Custody | - Sample Collection Documentation Handling, Tracking, and Custody SOPs - Sample Container Identification - Sample Handling Flow Diagram - Example Chain-of-Custody Form and Seal |  |
| 3.4 Quality Control Samples 3.4.1 Sampling Quality Control Samples 3.4.2 Analytical Quality Control Samples | - QC Samples Table - Screening/Confirmatory Analysis Decision Tree |  |
| 3.5 Data Management Tasks 3.5.1 Project Documentation and Records 3.5.2 Data Package Deliverables 3.5.3 Data Reporting Formats 3.5.4 Data Handling and Management 3.5.5 Data Tracking and Control | - Project Documents and Records Table - Analytical Services Table - Data Management SOPs |  |
| Assessment/Oversight |  |  |
| 4.1 Assessments and Response Actions 4.1.1 Planned Assessments 4.1.2 Assessment Findings and Corrective Action Responses | - Assessments and Response Actions - Planned Project Assessments Table - Audit Checklists - Assessment Findings and Corrective Action Responses Table |  |
| 4.2 QA Management Reports | - QA Management Reports Table |  |
| 4.3 Final Project Report |  |  |
| ## Data Review |  |  |
| 5.1 Overview |  |  |
| 5.2 Data Review Steps 5.2.1 Step I: Verification 5.2.2 Step II: Validation 5.2.2.1 Step IIa Validation Activities 5.2.2.2 Step IIb Validation Activities 5.2.3 Step III: Usability Assessment 5.2.3.1 Data Limitations and Actions from Usability Assessment 5.2.3.2 Activities | - Verification (Step I) Process Table - Validation (Steps IIa and IIb) Process Table - Validation (Steps IIa and IIb) Summary Table - Usability Assessment |  |
| 5.3 Streamlining Data Review 5.3.1 Data Review Steps To Be Streamlined 5.3.2 Criteria for Streamlining Data Review 5.3.3 Amounts and Types of Data Appropriate for Streamlining |  |  |

QAPP Worksheet #3												  Title:

(UFP-QAPP Manual Section 2.3.1)										Revision Number:

List those entities to whom copies of the approved								Revision Date:

QAPP, subsequent QAPP revisions, addenda, and amendments.						Page ___ of ___

Distribution List

| QAPP Recipients | Title | Organization | Telephone Number | Fax Number | E-mail Address | Document Control Number |
| --- | --- | --- | --- | --- | --- | --- |

QAPP Worksheet #4											Title:

(UFP-QAPP Manual Section 2.3.2)											Revision Number:

Have copies of this form signed by key project personnel from each organization					Revision Date:

to indicate that they have read the applicable sections of the QAPP and will 						Page ___ of ___

perform the tasks as described.  Ask each organization to forward signed sheets to

the central project file.

Project Personnel Sign-Off Sheet

Organization:_________________________

| Project Personnel | Title | Telephone Number | Signature | Date QAPP Read |
| --- | --- | --- | --- | --- |

QAPP Worksheet #5	Title:

(UFP-QAPP Manual Section 2.4.1)											Revision Number:

Identify reporting relationships between all organizations								Revision Date:

involved in the project, including the lead organization and all contractor and subcontractor			Page ___ of ___

organizations.  Identify the organizations providing field sampling, on-site and off-site analysis,

and data review services, including the names and telephone numbers of all project managers,

project team members, and/or project contacts for each organization.

Project Organizational Chart

QAPP Worksheet #6							 				Title:

(UFP-QAPP Manual Section 2.4.2)							 				Revision Number:

Describe the communication pathways and modes of communication that will					Revision Date:

be used during the project, after the QAPP has been approved.  Describe the procedures				Page ___ of ___

for soliciting and/or obtaining approval between project personnel, between different

contractors, and between samplers and laboratory staff.  Describe the procedure that

will be followed when any project activity originally documented in an approved QAPP

requires real-time modification to achieve project goals or a QAPP amendment is required.

Describe the procedures for stopping work and identify who is responsible.

Communication Pathways

| Communication Drivers | Responsible Entity | Name | Phone Number | Procedure (Timing, Pathways, etc.) |
| --- | --- | --- | --- | --- |

QAPP Worksheet #7											Title:

(UFP-QAPP Manual Section 2.4.3)											Revision Number:

Identify project personnel associated with each organization, contractor,						      Revision Date:

and subcontractor participating in responsible roles.  Include data users,						Page ___ of ___

decision-makers, project managers, QA officers, project contacts for

organizations involved in the project, project health and safety officers,

geotechnical engineers and hydrogeologists, field operation personnel,

analytical services, and data reviewers.  Identify project team members

with an asterisk (*).  Attach resumes to this worksheet or note the location

of the resumes.

Personnel Responsibilities and Qualifications Table

| Name | Title | Organizational Affiliation | Responsibilities | Education and Experience Qualifications |
| --- | --- | --- | --- | --- |

QAPP Worksheet #8											Title:

(UFP-QAPP Manual Section 2.4.4)											Revision Number:

Provide the following information for those projects requiring personnel						Revision Date:

with specialized training.  Attach training records and/or certificates to						Page ___ of ___

the QAPP or note their location.

Special Personnel Training Requirements Table

| Project Function | Specialized Training – Title or Description of Course | Training Provider | Training Date | Personnel/Groups Receiving Training | Personnel Titles/ Organizational Affiliation | Location of Training Records/Certificates1 |
| --- | --- | --- | --- | --- | --- | --- |

1If training records and/or certificates are on file elsewhere, document their location in this column.  If training records and/or certificates do not exist or are not available, then this should be noted.

QAPP Worksheet #9						Title:

(UFP-QAPP Manual Section 2.5.1)						Revision Number:

Complete this worksheet for each project scoping session held.		Revision Date:

Identify project team members who are responsible for planning		Page ___ of ___

the project.

### Project Scoping Session Participants Sheet

| Project Name___________________ Projected Date(s) of Sampling________________________ Project Manager___________________________________ |  |  | Site Name__________________________________ Site Location_______________________________ |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Date of Session: Scoping Session Purpose: |  |  |  |  |  |  |
| Name | Title | Affiliation |  | Phone # | E-mail Address | Project Role |

Comments/Decisions:________________________________________________________________________________________________________________________________________________________

Action Items: _________________________________________________________________________ _____________________________________________________________________________________

Consensus Decisions: ___________________________________________________________________

_____________________________________________________________________________________

QAPP Worksheet #10			  								Title:

(UFP-QAPP Manual Section 2.5.2)										Revision Number:

Clearly define the problem and the environmental questions that should					Revision Date:

be answered for the current investigation and develop the project						Page ___ of ___

decision “If..., then...” statements in the QAPP, linking data results with

possible actions. The prompts below are meant to help the project team

define the problem. They are not comprehensive.

Problem Definition

The problem to be addressed by the project: The environmental questions being asked: Observations from any site reconnaissance reports: A synopsis of secondary data or information from site reports: The possible classes of contaminants and the affected matrices: The rationale for inclusion of chemical and nonchemical analyses: Information concerning various environmental indicators: Project decision conditions (“If..., then...” statements):

QAPP Worksheet #11											  Title:

(UFP-QAPP Manual Section 2.6.1)										Revision Number:

Use this worksheet to develop project quality objectives (PQOs) in terms of type, quantity, and		Revision Date:

quality of data determined using a systematic planning process.  Provide a detailed discussion		Page ___ of ___

of PQOs in the QAPP.  List the PQOs in the form of qualitative and quantitative statements.

These statements should answer questions such as those listed below. These questions are

examples only, however; they are neither inclusive nor appropriate for all projects.

Project Quality Objectives/Systematic Planning Process Statements

Who will use the data? What will the data be used for? What type of data are needed? (target analytes, analytical groups, field screening, on-site analytical or off-site laboratory techniques, sampling techniques) How “good” do the data need to be in order to support the environmental decision? How much data are needed? (number of samples for each analytical group, matrix, and concentration) Where, when, and how should the data be collected/generated? Who will collect and generate the data? How will the data be reported? How will the data be archived?

QAPP Worksheet #12											Title:

(UFP-QAPP Manual Section 2.6.2)											Revision Number:

Complete this worksheet for each matrix, analytical group, and concentration level.					Revision Date:

Identify the data quality indicators (DQIs), measurement performance criteria (MPC),				Page ___ of ___

and QC sample and/or activity used to assess the measurement performance for both the

sampling and analytical measurement systems.  Use additional worksheets

if necessary.  If MPC for a specific DQI vary within an analytical parameter, i.e., MPC

are analyte-specific, then provide analyte-specific MPC on an additional worksheet.

Measurement Performance Criteria Table

| Matrix |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Analytical Group1 |  |  |  |  |  |
| Concentration Level |  |  |  |  |  |
| Sampling Procedure2 | Analytical Method/SOP3 | Data Quality Indicators (DQIs) | Measurement Performance Criteria | QC Sample and/or Activity Used to Assess Measurement Performance | QC Sample Assesses Error for Sampling (S), Analytical (A) or both (S&A) |

1If information varies within an analytical group, separate by individual analyte.

2Reference number from QAPP Worksheet #21 (see Section 3.1.2).

3Reference number from QAPP Worksheet #23 (see Section 3.2).

QAPP Worksheet #13										 	Title:

(UFP-QAPP Manual Section 2.7)										  Revision Number:

Identify all secondary data and information that will be used for						  Revision Date:

the project and their originating sources.  Specify how the secondary data						Page ___ of ___

will be used and the limitations on their use.

Secondary Data Criteria and Limitations Table

| Secondary Data | Data Source (Originating Organization, Report Title, and Date) | Data Generator(s) (Originating Org., Data Types, Data Generation/Collection Dates) | How Data Will Be Used | Limitations on Data Use |
| --- | --- | --- | --- | --- |

QAPP Worksheet #14											Title:

(UFP-QAPP Manual Section 2.8.1)										Revision Number:

Provide a brief overview of the listed project activities.							Revision Date:

Page ___ of ___

Summary of Project Tasks

Sampling Tasks:

Analysis Tasks:

Quality Control Tasks:

Secondary Data:

Data Management Tasks:.

Documentation and Records:

Assessment/Audit Tasks:

Data Review Tasks:

QAPP Worksheet #15									Title:

(UFP-QAPP Manual Section 2.8.1)									Revision Number:

Complete this worksheet for each matrix, analytical group, and concentration 			Revision Date:

level.  Identify the target analytes/contaminants of concern and project-required			Page ___ of ___

action limits.  Next, determine the quantitation limits (QLs) that must be met to

achieve the project quality objectives.  Finally, list the published and achievable

detection and quantitation limits for each analyte.

Reference Limits and Evaluation Table

Matrix:

Analytical Group:

Concentration Level:

| Analyte | CAS Number | Project Action Limit (applicable units) | Project Quantitation Limit (applicable units) | Analytical Method1 |  | #### Achievable Laboratory Limits2 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | #### MDLs | #### Method QLs | #### MDLs | #### QLs |

1Analytical MDLs and QLs are those documented in validated methods.

2Achievable MDLs and QLs are limits that an individual laboratory can achieve when performing a specific analytical method.

QAPP Worksheet #16											Title:

(UFP-QAPP Manual Section 2.8.2)										Revision Number:

List all project activities as well as the QA assessments that will be		 				Revision Date:

performed during the course of the project.  Include the anticipated start and				Page ___ of ___

completion dates.

Project Schedule/Timeline Table

| Activities | Organization | Dates (MM/DD/YY) |  | Deliverable | Deliverable Due Date |
| --- | --- | --- | --- | --- | --- |
|  |  | Anticipated Date(s) of Initiation | Anticipated Date of Completion |  |  |

QAPP Worksheet #17						 			Title:

(UFP-QAPP Manual Section 3.1.1)									Revision Number:

Describe the project sampling approach.  Provide the rationale					Revision Date:

for selecting sample locations and matrices for each 							Page ___ of ___

analytical group and concentration level.

Sampling Design and Rationale

Describe and provide a rationale for choosing the sampling approach (e.g., grid system, biased statistical approach): Describe the sampling design and rationale in terms of what matrices will be sampled, what analytical groups will be analyzed and at what concentration levels, the sampling locations (including QC, critical, and background samples), the number of samples to be taken, and the sampling frequency (including seasonal considerations) [May refer to map or Worksheet #18 for details]:

QAPP Worksheet #18										Title:

(UFP-QAPP Manual Section 3.1.1)									Revision Number:

List all site locations that will be sampled and include sample ID number,				Revision Date:

If available. (Provide a range of sampling locations or ID numbers if a site				Page ___ of ___

has a large number.) Specify matrix and, if applicable, depth at which samples

will be taken. Only a short reference for the sampling location rationale is necessary

for the table. The text of the QAPP should clearly identify the detailed rationale

associated with each reference. Complete all required information, using additional

worksheets if necessary.

##### Sampling Locations and Methods/SOP Requirements Table

| Sampling Location/ID Number | Matrix | Depth (units) | Analytical Group | Concentration Level | Number of Samples (identify field duplicates) | Sampling SOP Reference1 | Rationale for Sampling Location |
| --- | --- | --- | --- | --- | --- | --- | --- |

1Specify the appropriate letter or number from the Project Sampling SOP References table (Worksheet #21).

QAPP Worksheet #19									Title:

(UFP-QAPP Manual Section 3.1.1)									Revision Number:

For each matrix, analytical group, and concentration level, list the analytical				Revision Date:

and preparation method/SOP and associated sample volume, container				Page ___ of ___

specifications, preservation requirements, and maximum holding time.

Analytical SOP Requirements Table

| Matrix | Analytical Group | Concentration Level | Analytical and Preparation Method/SOP Reference1 | Sample Volume | Containers (number, size, and type) | Preservation Requirements (chemical, temperature, light protected) | Maximum Holding Time (preparation/ analysis) |
| --- | --- | --- | --- | --- | --- | --- | --- |

1Specify the appropriate reference letter or number from the Analytical SOP References table (Worksheet #23).

QAPP Worksheet #20												Title:

(UFP-QAPP Manual Section 3.1.1)												Revision Number:

Summarize by matrix, analytical group, and concentration level								Revision Date:

the number of field QC samples that will be collected and sent to								Page ___ of ___

the laboratory.

Field Quality Control Sample Summary Table

| Matrix | Analytical Group | Concentration Level | Analytical and Preparation SOP Reference1 | No. of Sampling Locations2 | No. of Field Duplicate Pairs | ## Inorganic | No. of Field Blanks | No. of Equip. Blanks | No. of PT Samples | ## Total No. of Samples to Lab |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | No. of MS |  |  |  |  |

1Specify the appropriate reference letter or number from the Analytical SOP References table (Worksheet #23).

2If samples will be collected at different depths at the same location, count each discrete sampling depth as a separate sampling location or station.

QAPP Worksheet #21										Title:

(UFP-QAPP Manual Section 3.1.2)									Revision Number:

List all SOPs associated with project sampling including, but not limited to,			Revision Date:

sample collection, sample preservation, equipment cleaning and decontamination,			Page ___ of ___

equipment testing, inspection and maintenance, supply inspection and acceptance, and

sample handling and custody.  Include copies of the SOPs as attachments or reference all

in the QAPP.  Sequentially number sampling SOP references in the Reference Number column.

The reference number can be used throughout the QAPP to refer to a specific SOP.

### Project Sampling SOP References Table

| Reference Number | Title, Revision Date and/or Number | Originating Organization | Equipment Type | Modified for Project Work? (Y/N) | Comments |
| --- | --- | --- | --- | --- | --- |

QAPP Worksheet #22										Title:

(UFP-QAPP Manual Section 3.1.2.4)									Revision Number:

Identify all field equipment and instruments (other than analytical instrumentation)		Revision Date:

that require calibration, maintenance, testing, or inspection and provide the SOP			Page ___ of ___

reference number for each type of equipment.  In addition, document the frequency

of activity, acceptance criteria, and corrective action requirements on the worksheet.

Field Equipment Calibration, Maintenance, Testing, and Inspection Table

| Field Equipment | Calibration Activity | Maintenance Activity | Testing Activity | Inspection Activity | Frequency | Acceptance Criteria | Corrective Action | Responsible Person | SOP Reference1 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

1Specify the appropriate reference letter or number from the Project Sampling SOP References table (Worksheet #21).

QAPP Worksheet #23										Title:

(UFP-QAPP Manual Section 3.2.1)									Revision Number:

List all SOPs that will be used to perform on-site or off-site analysis.  Indicate			Revision Date:

whether the procedure produces screening or definitive data.  Sequentially number		Page ___ of ___

analytical SOP references in the Reference Number column.  Include copies of the

SOPs as attachments or reference in the QAPP.  The reference number can be used

throughout the QAPP to refer to a specific SOP.

Analytical SOP References Table

| Reference Number | Title, Revision Date, and/or Number | Definitive or Screening Data | Analytical Group | Instrument | Organization Performing Analysis | Modified for Project Work? (Y/N) |
| --- | --- | --- | --- | --- | --- | --- |

QAPP Worksheet #24										Title:

(UFP-QAPP Manual Section 3.2.2)									Revision Number:

Identify all analytical instrumentation that requires calibration and provide				Revision Date:

the SOP reference number for each.  In addition, document the frequency,				Page ___ of ___

acceptance criteria, and corrective action requirements on the worksheet.

### Analytical Instrument Calibration Table

| Instrument | Calibration Procedure | Frequency of Calibration | Acceptance Criteria | Corrective Action (CA) | Person Responsible for CA | SOP Reference1 |
| --- | --- | --- | --- | --- | --- | --- |

1Specify the appropriate reference letter or number from the Analytical SOP References table (Worksheet #23).

QAPP Worksheet #25										Title:

(UFP-QAPP Manual Section 3.2.3)	Revision Number:

Identify all analytical instrumentation that requires maintenance, testing, or inspection	Revision Date:

and provide the SOP reference number for each.  In addition, document the	Page ___ of ___

frequency, acceptance criteria, and corrective action requirements on the worksheet.

### Analytical Instrument and Equipment Maintenance, Testing, and Inspection Table

| Instrument/ Equipment | Maintenance Activity | Testing Activity | Inspection Activity | Frequency | Acceptance Criteria | Corrective Action | Responsible Person | SOP Reference1 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

1Specify the appropriate reference letter or number from the Analytical SOP References table (Worksheet #23).

QAPP Worksheet #26										Title:

(UFP-QAPP Manual Appendix A)										Revision Number:

Use this worksheet to identify components of the project-specific sample handling system.			Revision Date:

Record personnel, and their organizational affiliations, who are primarily responsible for			Page ___ of ___

ensuring proper handling, custody, and storage of field samples from the time of collection,

to laboratory delivery, to final sample disposal.  Indicate the number of days field samples

and their extracts/digestates will be archived prior to disposal.

Sample Handling System

SAMPLE COLLECTION, PACKAGING, AND SHIPMENT

Sample Collection (Personnel/Organization):

Sample Packaging (Personnel/Organization):

Coordination of Shipment (Personnel/Organization):

Type of Shipment/Carrier:

SAMPLE RECEIPT AND ANALYSIS

Sample Receipt (Personnel/Organization):

Sample Custody and Storage (Personnel/Organization):

Sample Preparation (Personnel/Organization):

Sample Determinative Analysis (Personnel/Organization):

SAMPLE ARCHIVING

Field Sample Storage (No. of days from sample collection):

Sample Extract/Digestate Storage (No. of days from extraction/digestion):

Biological Sample Storage (No. of days from sample collection):

SAMPLE DISPOSAL

Personnel/Organization:

Number of Days from Analysis

QAPP Worksheet #27									Title:

(UFP-QAPP Manual Section 3.3.3)									Revision Number:

Describe the procedures that will be used to maintain sample custody and				Revision Date:

integrity. Include examples of chain-of-custody forms, traffic reports, sample			Page ___ of ___

identification, custody seals, laboratory sample receipt forms, and laboratory

sample transfer forms. Attach or reference applicable SOPs.

Sample Custody Requirements

Field Sample Custody Procedures (sample collection, packaging, shipment, and delivery to laboratory): Laboratory Sample Custody Procedures (receipt of samples, archiving, disposal): Sample Identification Procedures: Chain-of-custody Procedures:

QAPP Worksheet #28									Title:

(UFP-QAPP Manual Section 3.4)									Revision Number:

Complete a separate worksheet for each sampling technique, analytical method/SOP,		Revision Date:

matrix, analytical group, and concentration level.  If method/SOP QC acceptance			Page ___ of ___

limits exceed the measurement performance criteria, the data obtained may be

unusable for making project decisions.

QC Samples Table

| Matrix |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Analytical Group |  |  |  |  |  |  |  |  |  |  |  |
| Concentration Level |  |  |  |  |  |  |  |  |  |  |  |
| Sampling SOP |  |  |  |  |  |  |  |  |  |  |  |
| Analytical Method/ SOP Reference |  |  |  |  |  |  |  |  |  |  |  |
| Sampler’s Name |  |  |  |  |  |  |  |  |  |  |  |
| Field Sampling Organization |  |  |  |  |  |  |  |  |  |  |  |
| Analytical Organization |  |  |  |  |  |  |  |  |  |  |  |
| No. of Sample Locations |  |  |  |  |  |  |  |  |  |  |  |
| QC Sample: | Frequency/Number | Method/SOP QC Acceptance Limits |  | Corrective Action |  | Person(s) Responsible for Corrective Action |  | Data Quality Indicator (DQI) |  | Measurement Performance Criteria |  |

QAPP Worksheet #29										Title:

(UFP-QAPP Manual Section 3.5.1)	Revision Number:

Identify the documents and records that will be generated for all aspects of the	Revision Date:

project including, but not limited to, sample collection and field measurement,	Page ___ of ___

on-site and off-site analysis, and data assessment.

Project Documents and Records Table

| Sample Collection Documents and Records | On-site Analysis Documents and Records | Off-site Analysis Documents and Records | Data Assessment Documents and Records | Other |
| --- | --- | --- | --- | --- |

QAPP Worksheet #30									Title:

(UFP-QAPP Manual Section 3.5.2.3)									Revision Number:

Identify all laboratories or organizations that will provide analytical services 			Revision Date:

for the project, including on-site screening, on-site definitive, and off-site 				Page ___ of ___

laboratory analytical work.  Group by matrix, analytical group, concentration,

and sample location or ID number. If applicable, identify the subcontractor

laboratories and backup laboratory or organization that will be used if the

primary laboratory or organization cannot be used.

Analytical Services Table

| Matrix | Analytical Group | Concentration Level | Sample Locations/ID Numbers | Analytical SOP | Data Package Turnaround Time | Laboratory/Organization (Name and Address, Contact Person and Telephone Number) | Backup Laboratory/Organization (Name and Address, Contact Person and Telephone Number) |
| --- | --- | --- | --- | --- | --- | --- | --- |

QAPP Worksheet #31										Title:

(UFP-QAPP Manual Section 4.1.1)									Revision Number:

Identify the type, frequency, and responsible parties of						Revision Date:

planned assessment activities that will be performed for the project.				Page ___ of ___

Planned Project Assessments Table

| Assessment Type | Frequency | Internal or External | Organization Performing Assessment | Person(s) Responsible for Performing Assessment (Title and Organizational Affiliation) | Person(s) Responsible for Responding to Assessment Findings (Title and Organizational Affiliation) | Person(s) Responsible for Identifying and Implementing Corrective Actions (CA) (Title and Organizational Affiliation) | Person(s) Responsible for Monitoring Effectiveness of CA (Title and Organizational Affiliation) |
| --- | --- | --- | --- | --- | --- | --- | --- |

QAPP Worksheet #32									Title:

(UFP-QAPP Manual Section 4.1.2)									Revision Number:

For each type of assessment describe procedures for handling 					Revision Date:

QAPP and project deviations encountered during the planned 					Page ___ of ___

project assessments.

Assessment Findings and Corrective Action Responses

| Assessment Type | Nature of Deficiencies Documentation | Individual(s) Notified of Findings (Name, Title, Organization) | Timeframe of Notification | Nature of Corrective Action Response Documentation | Individual(s) Receiving Corrective Action Response (Name, Title, Org.) | Timeframe for Response |
| --- | --- | --- | --- | --- | --- | --- |

QAPP Worksheet #33										  Title:

(UFP QAPP Manual Section 4.2)									Revision Number:

Identify the frequency and type of planned QA Management						Revision Date:

Reports, the project delivery dates, the personnel responsible 					Page ___ of ___

for report preparation, and the report recipients.

QA Management Reports Table

| Type of Report | Frequency (daily, weekly monthly, quarterly, annually, etc.) | Projected Delivery Date(s) | Person(s) Responsible for Report Preparation (Title and Organizational Affiliation) | Report Recipient(s) (Title and Organizational Affiliation) |
| --- | --- | --- | --- | --- |

QAPP Worksheet #34										  Title:

(UFP-QAPP Manual Section 5.2.1)									Revision Number:

Describe the processes that will be followed to verify project data.					Revision Date:

Manual (Section 5.1). Describe how each item will be verified, when				Page ___ of ___

the activity will occur, and what documentation is necessary, and identify

the person responsible.  Internal or external is in relation to the data generator.

Verification (Step I) Process Table

| Verification Input | Description | Internal/ External | Responsible for Verification (Name, Organization) |
| --- | --- | --- | --- |

QAPP Worksheet #35										  Title:

(UFP-QAPP Manual Section 5.2.2)									Revision Number:

Describe the processes that will be followed to validate project data. 					Revision Date:

Validation inputs include items such as those listed in Table 9	 				Page ___ of ___

of the UFP-QAPP Manual (Section 5.1). Describe how each item will be

validated, when the activity will occur, and what documentation is necessary and

identify the person responsible. Differentiate between steps IIa and IIb of validation.

Validation (Steps IIa and IIb) Process Table

| Step IIa/IIb | Validation Input | Description | Responsible for Validation (Name, Organization) |
| --- | --- | --- | --- |

QAPP Worksheet #36										  Title:

(UFP-QAPP Manual Section 5.2.2)									Revision Number:

Identify the matrices, analytical groups, and concentration levels that each				Revision Date:

entity performing validation will be responsible for, as well as criteria				Page ___ of ___

that will be used to validate those data.

Validation (Steps IIa and IIb) Summary Table

| Step IIa/IIb | Matrix | Analytical Group | Concentration Level | Validation Criteria | Data Validator (title and organizational affiliation) |
| --- | --- | --- | --- | --- | --- |

QAPP Worksheet #37										  Title:

(UFP-QAPP Manual Section 5.2.3)									Revision Number:

Describe the procedures/methods/activities that will be used to					Revision Date:

determine whether data are of the right type, quality, and quantity		 			Page ___ of ___

to support environmental decision-making for the project.  Describe

how data quality issues will be addressed and how limitations on the

use of the data will be handled.

Usability Assessment

Summarize the usability assessment process and all procedures, including interim steps and any statistics, equations, and computer algorithms that will be used: Describe the evaluative procedures used to assess overall measurement error associated with the project: Identify the personnel responsible for performing the usability assessment: Describe the documentation that will be generated during usability assessment and how usability assessment results will be presented so that they identify trends, relationships (correlations), and anomalies: