PHMSA013: Safety Monitoring and Reporting Tool (SMART)

Exhibit 300: Part I: Summary Information and Justification (All Capital Assets)

| I.A. Overview |
| --- |
| 1. Date of Submission: | 8/3/2006 |
| 2. Agency: | Department of Transportation |
| 3. Bureau: | Pipeline Hazardous Material Safety Administration |
| 4. Name of this Capital Asset: | PHMSA013: Safety Monitoring and Reporting Tool (SMART) |
| 5. Unique Project (Investment) Identifier: (For IT investment only, see section 53. For all other, use agency ID system.) | 021-50-01-14-01-1210-00 |
| 6. What kind of investment will this be in FY2008? (Please NOTE: Investments moving to O&M ONLY in FY2008, with Planning/Acquisition activities prior to FY2008 should not select O&M. These investments should indicate their current status.) | Mixed Life Cycle |
| 7. What was the first budget year this investment was submitted to OMB? | FY2002 |
| 8. Provide a brief summary and justification for this investment, including a brief description of how this closes in part or in whole an identified agency performance gap: |
| PHMSA is tasked with ensuring the safe and secure transportation of energy products, chemicals, and other hazardous materials; increasing economic mobility and public confidence; and promoting transportation solutions that enhance communities and protect the natural environment. To help prevent accidents or disruption in the energy supply, PHMSA is proactive in identifying high risk areas and reducing incident consequences. To help identify problematic areas, PHMSA is transforming its current disparate data into useful information by expanding data mining and reporting capabilities. The Safety Monitoring and Reporting Tool (SMART) will provide PHMSA with one-stop access to all pipeline safety applications, data, and information. Originally SMART was envisioned as a portal environment, however, as the objectives and requirements were developed PHMSA realized SMART could help the Agency address specific performance gaps identified by an OMB PART Review, several DOT IG and GAO assessments including: integrating internet based solutions to increase the number of electronic transactions, identifying and eliminating business and IT redundancies, increased collaboration, data sharing with state pipeline officials, more robust analysis of pipeline inspection data, and improved data collection, quality and accuracy. PHMSA expanded the scope and re-baselined the SMART project in FY05 to include re-engineering and integrating the legacy inspection, enforcement, and data entry systems. It will also provide access to the National Pipeline Mapping System (NPMS). SMART's data warehouse will provide more efficient and robust reporting and analysis capabilities by increasing the datasets that can be analyzed and by allowing users to run ad hoc queries. SMART's integrated datasets will provide safety inspectors with tools to thoroughly analyze and disseminate information faster and create quality risk assessments on pipeline operators to help management prioritize regulatory and program initiatives, while collaborating with state partners to improve the industry's safety record. The SMART prototype was completed in Q1FY06. The prototype re-engineered the legacy enforcement module into the new J2EE and Oracle environment. This module was extensively tested and went live on 5/31/06. In FY07 SMART will integrate the pipeline reports data and re-engineer the inspection system. In FY 08 the online data entry system will be integrated and the integration of NPMS will begin. |
| 9. Did the Agency's Executive/Investment Committee approve this request? | Yes |
| a. If "yes," what was the date of this approval? | 6/7/2006 |
| 10. Did the Project Manager review this Exhibit? | Yes |
| 11. Contact information of Project Manager? |
| Name |
| REDACTED |
| Phone Number | REDACTED |
| Email | REDACTED |
| 12. Has the agency developed and/or promoted cost effective, energy efficient and environmentally sustainable techniques or practices for this project. | Yes |
| a. Will this investment include electronic assets (including computers)? | Yes |
| b. Is this investment for new construction or major retrofit of a Federal building or facility? (answer applicable to non-IT assets only) |  |
| 1. If "yes," is an ESPC or UESC being used to help fund this investment? |  |
| 2. If "yes," will this investment meet sustainable design principles? |  |
| 3. If "yes," is it designed to be 30% more energy efficient than relevant code? |  |
| 13. Does this investment support one of the PMA initiatives? | No |
| If "yes," check all that apply: |  |
| 13a. Briefly describe how this asset directly supports the identified initiative(s)? |  |
| 14. Does this investment support a program assessed using the Program Assessment Rating Tool (PART)? (For more information about the PART, visit www.whitehouse.gov/omb/part.) | Yes |
| a. If "yes," does this investment address a weakness found during the PART review? | Yes |
| b. If "yes," what is the name of the PART program assessed by OMB's Program Assessment Rating Tool? | Research and Special Programs Administration (RSPA): Pipeline Safety |
| c. If "yes," what PART rating did it receive? | Moderately Effective |
| 15. Is this investment for information technology? | Yes |
| If the answer to Question: "Is this investment for information technology?" was "Yes," complete this sub-section. If the answer is "No," do not answer this sub-section. |
| For information technology investments only: |
| 16. What is the level of the IT Project? (per CIO Council PM Guidance) | Level 1 |
| 17. What project management qualifications does the Project Manager have? (per CIO Council PM Guidance): | (1) Project manager has been validated as qualified for this investment |
| 18. Is this investment identified as "high risk" on the Q4 - FY 2006 agency high risk report (per OMB's "high risk" memo)? | No |
| 19. Is this a financial management system? | No |
| a. If "yes," does this investment address a FFMIA compliance area? |  |
| 1. If "yes," which compliance area: |  |
| 2. If "no," what does it address? |  |
| b. If "yes," please identify the system name(s) and system acronym(s) as reported in the most recent financial systems inventory update required by Circular A-11 section 52 |
| 20. What is the percentage breakout for the total FY2008 funding request for the following? (This should total 100%) |
| Hardware | 4.000000 |
| Software | 4.000000 |
| Services | 92.000000 |
| Other | 0 |
| 21. If this project produces information dissemination products for the public, are these products published to the Internet in conformance with OMB Memorandum 05-04 and included in your agency inventory, schedules and priorities? | N/A |
| 22. Contact information of individual responsible for privacy related questions: |
| Name |
| REDACTED |
| Phone Number | REDACTED |
| Title | Privacy/FOIA Officer |
| E-mail | REDACTED |
| 23. Are the records produced by this investment appropriately scheduled with the National Archives and Records Administration's approval? | Yes |

| I.B. Summary of Funding |
| --- |
| Provide the total estimated life-cycle cost for this investment by completing the following table. All amounts represent budget authority in millions, and are rounded to three decimal places. Federal personnel costs should be included only in the row designated "Government FTE Cost," and should be excluded from the amounts shown for "Planning," "Full Acquisition," and "Operation/Maintenance." The total estimated annual cost of the investment is the sum of costs for "Planning," "Full Acquisition," and "Operation/Maintenance." For Federal buildings and facilities, life-cycle costs should include long term energy, environmental, decommissioning, and/or restoration costs. The costs associated with the entire life-cycle of the investment should be included in this report. |
| Table 1: SUMMARY OF SPENDING FOR PROJECT PHASES (REPORTED IN MILLIONS) (Estimates for BY+1 and beyond are for planning purposes only and do not represent budget decisions) |  |

|  | PY - 1 and Earlier | PY 2006 | CY 2007 | BY 2008 | BY + 1 2009 | BY + 2 2010 | BY + 3 2011 | BY + 4 and Beyond | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning |
| Budgetary Resources | 1.35 | 0.65 | 0.38 | 0.392 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| Acquisition |
| Budgetary Resources | 1.55 | 0.95 | 1.3 | 1.358 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| Subtotal Planning & Acquisition |
| Budgetary Resources | 2.9 | 1.6 | 1.68 | 1.75 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| Operations & Maintenance |
| Budgetary Resources | 3.76 | 0.94 | 0.94 | 0.94 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| TOTAL |
| Budgetary Resources | 6.66 | 2.54 | 2.62 | 2.69 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| Government FTE Costs |
| Budgetary Resources | 0.92 | 0.23 | 0.23 | 0.23 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| Number of FTE represented by Costs: | 0 | 1.75 | 1.70 | 1.65 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |

| Note: For the cross-agency investments, this table should include all funding (both managing partner and partner agencies). Government FTE Costs should not be included as part of the TOTAL represented. |
| --- |
| 2. Will this project require the agency to hire additional FTE's? | No |
| a. If "yes," How many and in what year? |  |
| 3. If the summary of spending has changed from the FY2007 President's budget request, briefly explain those changes: |
| REDACTED |

| I.C. Acquisition/Contract Strategy |
| --- |
| 1. Complete the table for all (including all non-Federal) contracts and/or task orders currently in place or planned for this investment. Total Value should include all option years for each contract. Contracts and/or task orders completed do not need to be included. |
| Contracts/Task Orders Table: |  |

| Row Number | Contract or Task Order Number | Type of Contract/ Task Order | Has the contract been awarded? | If so what is the date of the award? If not, what is the planned award date? | Start date of Contract/ Task Order | End date of Contract/ Task Order | Total Value of Contract/ Task Order | Is this an Interagency Acquisition? | Is it performance based? | Competitively awarded? | What, if any, alternative financing option is being used? | Is EVM in the contract? | Does the contract include the required security and privacy clauses? | Name of CO | CO Contact information (phone/email) | Contracting Officer Certification Level | If N/A, has the agency determined the CO assigned has the competencies and skills necessary to support this acquisition? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| 2 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| 3 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| 4 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| 5 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| 6 | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |

| 2. If earned value is not required or will not be a contract requirement for any of the contracts or task orders above, explain why: |
| --- |
| Since 2005, PHMSA includes earned value information as a contract requirement to applicable investments. |
| 3. Do the contracts ensure Section 508 compliance? | Yes |
| a. Explain why: | The PHMSA Section 508 plan is integrated into the Capital Planning process and into the procurement system. PHMSA contracts contain a clause requiring the contractor be 508 compliant. Section 508 guidelines are incorporated into the life-cycle documentation and compliance is mandated in the project's software development and quality assurance plans. The contractor visually inspects all screens for compliance. The PHMSA Section 508 Coordinator also audits websites for compliance. |
| 4. Is there an acquisition plan which has been approved in accordance with agency requirements? | Yes |
| a. If "yes," what is the date? | 3/29/2006 |
| b. If "no," will an acquisition plan be developed? |  |
| 1. If "no," briefly explain why: |  |

| I.D. Performance Information |
| --- |
| In order to successfully address this area of the exhibit 300, performance goals must be provided for the agency and be linked to the annual performance plan. The investment must discuss the agency's mission and strategic goals, and performance measures must be provided. These goals need to map to the gap in the agency's strategic goals and objectives this investment is designed to fill. They are the internal and external performance benefits this investment is expected to deliver to the agency (e.g., improve efficiency by 60 percent, increase citizen participation by 300 percent a year to achieve an overall citizen participation rate of 75 percent by FY 2xxx, etc.). The goals must be clearly measurable investment outcomes, and if applicable, investment outputs. They do not include the completion date of the module, milestones, or investment, or general goals, such as, significant, better, improved that do not have a quantitative or qualitative measure. |
| Agencies must use Table 1 below for reporting performance goals and measures for all non-IT investments and for existing IT investments that were initiated prior to FY 2005. The table can be extended to include measures for years beyond FY 2006. |
| Performance Information Table 1: |  |

| Fiscal Year | Strategic Goal(s) Supported | Performance Measure | Actual/baseline (from Previous Year) | Planned Performance Metric (Target) | Performance Metric Results (Actual) |
| --- | --- | --- | --- | --- | --- |
| 2004 | Organization Excellence - E-gov DOT Goal: To improve hazardous materials safety and security by facilitating strategic planning, coordinating programs and rule making, and improving program delivery | Increase the availability of electronic forms to 100% by 06/15/2005. | 50% of forms (3 out of 6 existing form) available electronically. | 83 % of forms available online by 06/15/2004. | 6 out of 6 forms online as of 06/15/2005. |
| 2004 | Organization Excellence - eGov | Improve data accuracy by increasing percent of electronic reports filed to 50% over 4 years. | 38% of filers filed electronically in 2003. | Increase percent of electronic reports filed to 42% for 2004. | Goal was met, 42.2% of reports filed electronically in 2004. |
| 2005 | Organization Excellence - E-Gov | Increase the number of reports filed electronically over a 4 year period to a total of 50% to improve data accuracy. Note: since it is not mandatory that reports are filed electronically, PHMSA does not expect dramatic increases of electronic filing. | The number of reports filed electronically in FY 04 was 42.2%. | Increase the number of reports filed electronically to 46%. | Goal was not met. In FY 05, 38% of reports were filed online due to a decrease in the number of Gas Distribution reports filed electronically. |
| 2006 | Organizational Excellence - eGov | Increase the number of reports filed electronically over a 4 year period to a total of 50% to improve data accuracy. Note: since it is not mandatory that reports are filed electronically, PHMSA does not expect dramatic increases of electronic filing. | The number of reports filed electronically in FY 04 was 38%. | Increase the number of reports filed electronically to 50%. | Results will be available in Q1 FY 07. |
| 2007 | Organizational Excellence - eGov | Maintain the number of reports filed electronically on an annual basis. | It is anticipated that 50% of all reports filed will be through electronic submission in FY 06. | Maintain number of reports filed electronically at 50% or more per year. | Results will be available in Q1 FY 08. |
| 2008 | Organizational Excellence - eGov | Maintain the number of reports filed electronically on an annual basis. | It is anticipated that 50% of all reports filed will be through electronic submission in FY 07. | Maintain number of reports filed electronically at 50% or more per year. | Results will be available in Q1 FY 09. |

| All new IT investments initiated for FY 2005 and beyond must use Table 2 and are required to use the Federal Enterprise Architecture (FEA) Performance Reference Model (PRM). Please use Table 2 and the PRM to identify the performance information pertaining to this major IT investment. Map all Measurement Indicators to the corresponding "Measurement Area" and "Measurement Grouping" identified in the PRM. There should be at least one Measurement Indicator for at least four different Measurement Areas (for each fiscal year). The PRM is available at www.egov.gov. |
| --- |
| Performance Information Table 2: |  |

| Fiscal Year | Measurement Area | Measurement Category | Measurement Grouping | Measurement Indicator | Baseline | Planned Improvement to the Baseline | Actual Results |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2005 | Customer Results | Customer Benefit | Customer Impact or Burden | Increase from 34% to 50% of reports filed electronically over 4 year period. | 38% of reports filed electronically in 2003. | Increase of 16% over four years. 42% of reports filed electronically for 2004. | 42.2% of reports filed electronically in 2004, an 8% increase. |
| 2005 | Customer Results | Customer Benefit | Customer Impact or Burden | 100% forms availability | 50% as of 01/01/04 | 100% by 6/15/05 | 100% of forms online as of 6/15/2005. |
| 2005 | Customer Results | Service Quality | Accuracy of Service or Product Delivered | Decrease the number of incident reports that need request for corrections to 25% over a three year period. | 50% of incident reports need request for correction in 2003. | Reduce 25% over a three year period. 42% of incident reports need request for corrections for 2004. | 45% of incident reports need requests for correction in 2004. Planned improvement not met due to rollout of new Distribution incident report form in 2004. |
| 2005 | Mission and Business Results | Litigation and Judicial Activities | Resolution Facilitation | Reduce time from inception to final order for compliance cases. | 15 months for average compliance case. | Reduce time by 5% from inception of case to final order process. | No change. Realignment of PHMSA mission and rebaselining of investment has rescheduled the deployment of phase 1 until October 2005, impacting the extent the investment has on this metric. Goal expected to be met with deployment of phase 1. |
| 2005 | Processes and Activities | Financial (Processes and Activities) | Costs | Reduce the FTE time related to planning inspection activities. | 6 weeks of FTE consumed in annual inspection planning activities. | Reduce annual inspection planning FTE time by 10%. | Goal not met. Realignment of PHMSA mission and rebaselining of investment has rescheduled the deployment of Inspection module until 2007, impacting the extent the investment has on this metric. |
| 2005 | Technology | Information and Data | Data Reliability and Quality | 100% of enforcement records linked to an inspection record. | 370 enforcement/inspection records unlinked. | Reduce the number of unlinked enforcement/inspection records to zero. | Goal met, all enforcement records linked to respective inspection records with deployment of release 1.0 on 10/27/2005. |
| 2006 | Customer Results | Customer Benefit | Customer Impact or Burden | Decrease the number of applications PHMSA inspectors need to log into to access information necessary to do their job. | In FY 05, PHMSA inspectors had to log into 3 different applications to access all necessary information. | Decrease the number of applications PHMSA inspectors need to log into by 1. | Goal met, as of 7/31/2006 PHMSA inspectors only need to log into 2 applications to access all required information. |
| 2006 | Mission and Business Results | Litigation and Judicial Activities | Legal Prosecution and Litigation | Reduce the total time necessary to open and close a compliance case by standardizing processes and providing tools to expedite the management processes. | 15 months for average compliance case. | Reduce the total time necessary to open and close a compliance case by 5% or 2 weeks. | Results will be available in Q1 FY 07. |
| 2006 | Processes and Activities | Productivity and Efficiency | Productivity | Reduce the time needed to complete yearly inspection planning by improved data analysis. | 30 days of FTE time consumed in annual inspection planning activities. | Reduce time to produce annual inspection plan by 10% or 3 days. | Goal not met due to FY 05 rebaselining, which delayed the release schedule. Analytical tools were not available for annual planning, which occurred in January 2006. Tools scheduled to be available in Q4 FY07. |
| 2006 | Technology | Information and Data | Data Reliability and Quality | Reduce the number or enforcement records not linked to a corresponding inspection record. | 251 enforcement/inspection records unlinked as of FY 05. | Reduce the number of unlinked enforcement/inspection records to zero. | Completed on 10/27/2005. All enforcement and inspection records are now linked and due to the re-engineering of the enforcement module of SMART, the process that caused the majority of unlinked records has been eliminated. |
| 2007 | Customer Results | Customer Benefit | Customer Impact or Burden | Decrease the number of applications all PHMSA users need to log into to access information necessary to do their job. | In FY 06, all PHMSA users (except inspectors) had to log into 3 different applications to access all necessary information. PHMSA inspectors only had to log into 2 applications. | Decrease the number of applications all PHMSA users need to log into by 2. (By FY 07, all pipeline safety data and applications should be accessible via SMART). | Results will be available in early Q1 FY 08. |
| 2007 | Customer Results | Service Accessibility | Automation | Increase the number of self-service options to users. | Currently there is only one self-service option (to upload an incident report). | Increase the number of self-service options by 1 option by providing the ability to generate ad hoc queries and reports. | Results will be available in early Q1 FY 08. |
| 2007 | Mission and Business Results | Litigation and Judicial Activities | Legal Prosecution and Litigation | Reduce the total time necessary to open and close a compliance case by standardizing processes and providing tools to expedite the management processes. | It is anticipated that in FY 07 it will take 14 ¼ months to complete average compliance case (if goal met in FY06). | Reduce the total time necessary to open and close a compliance case by 5% or 2 weeks. | Results will be available in Q1 FY 08. |
| 2007 | Processes and Activities | Productivity and Efficiency | Efficiency | Reduce the number of requests for ad hoc queries that are completed by an SQL programmer. | Currently all requests for ad hoc queries must be completed by an SQL programmer. Average number of requests per year is currently being determined. | Decrease the number of requests for ad hoc queries sent to SQL programmers by 10% by allowing users to perform their own queries through SMART. | Results will be available in Q1 FY 08. |
| 2007 | Processes and Activities | Productivity and Efficiency | Productivity | Reduce the time needed to complete yearly inspection planning by improved data analysis. | Since FY 06 goal was not met, 30 days of FTE time will be consumed in annual inspection planning activities. | Reduce time to produce annual inspection plan by 10% or 3 days. | Results will be available in Q1 FY 08. |
| 2007 | Technology | Efficiency | Interoperability | Decrease the number of databases to be queried to conduct analysis of inspection and enforcement data. | Enforcement officials must log into three different applications, run a query in each application, export the results in Excel each time, and then compile the data sets. | Decrease the number of databases to be queried to conduct inspection and enforcement analysis by 66.6%. | PHMSA anticipates having all three legacy databases fully integrated into SMART by the end of FY 07. Results will be available in Q4 FY 07. |
| 2008 | Customer Results | Service Accessibility | Integration | Increase the number of self-service options to users. | It is anticipated in FY 07 2 self service options will be available to users (if FY 07 goal is met). | Increase the number of self-service options by 1 by providing the standardized reports. | The results will be available in early FY 09 Q1. |
| 2008 | Mission and Business Results | Litigation and Judicial Activities | Legal Prosecution and Litigation | Reduce the total time necessary to open and close a compliance case by standardizing processes and providing tools to expedite the management of the processes. | It is anticipated that in FY 07 it will take 13 ½ months to complete average compliance case (if goal met in FY07). | Reduce the total time necessary to open and close a compliance case by 5% or 2 weeks. | Results will be available in Q1 FY 09. |
| 2008 | Mission and Business Results | Transportation | Ground Transportation | Increase the number of acquired operator identifications linked to the new owner which will improve process of tracking operator identifications. | There is currently a 20% turn-over ratio of pipeline operators. Linking (or transferring) these 400 operator identifications to the new owner has been problematic. | Link or transfer 90% of all acquired operator identifications to the new owner. | Results will be available in Q1 FY 09. |
| 2008 | Processes and Activities | Productivity and Efficiency | Efficiency | Reduce the number of requests for ad hoc queries that are completed by an SQL programmer. | Once the baseline is established in FY 06, this information will be updated. | Decrease the number of requests for ad hoc queries sent to SQL programmers by 10% by allowing users to perform their own queries through SMART. | Results will be available in Q1 FY 09. |
| 2008 | Processes and Activities | Productivity and Efficiency | Productivity | Reduce the time needed to complete yearly inspection planning through improved data analysis. | It is anticipated in FY 07 27 days of FTE time will be consumed in annual inspection planning activities. | Reduce the time necessary to produce the annual inspection plan by 12% or 3 days. | Results will be available in Q1 FY 09. |
| 2008 | Technology | Reliability and Availability | Availability | Increase the availability of SMART to state users. | SMART only available to PHMSA users. | Increase the availability of SMART to state users in 30 states. | Results will be available in Q1 FY 09. |
| 2009 | Customer Results | Service Accessibility | Integration | Increase the number of standardized reports available to users. | Baseline will be determined in FY 08, once standardized reports become available to SMART users in FY 08. | Increase the number of standardized reports by at least 90% of new reports requested by users. | Results will be available in Q1 FY 10. |
| 2009 | Mission and Business Results | Litigation and Judicial Activities | Legal Prosecution and Litigation | Reduce the total time necessary to open and close a compliance case by standardizing processes and providing tools to expedite the management of the processes. | It is anticipated in FY08 it will take 13 months to complete average compliance case (if goal met in FY08). | Reduce the total time necessary to open and close a compliance case by 5% or 2 weeks. | Results will be available in Q1 FY 10. |
| 2009 | Processes and Activities | Productivity and Efficiency | Productivity | Reduce the time needed to complete yearly inspection planning through improved data analysis. | It is anticipated in FY 08 24 days of FTE time will be consumed in annual inspection planning activities. | Reduce the time necessary to produce the annual inspection plan by 12% or 3 days. | Results will be available in Q1 FY 10. |
| 2009 | Technology | Reliability and Availability | Availability | Increase the availability of SMART to state users. | It is anticipated that SMART will be accessible by users in 30 states in FY 08. | Increase the availability of SMART to state users in all 50 states. | Results will be available in Q1 FY 10. |

| I.E. Security and Privacy |
| --- |
| In order to successfully address this area of the business case, each question below must be answered at the system/application level, not at a program or agency level. Systems supporting this investment on the planning and operational systems security tables should match the systems on the privacy table below. Systems on the Operational Security Table must be included on your agency FISMA system inventory and should be easily referenced in the inventory (i.e., should use the same name or identifier). |
| All systems supporting and/or part of this investment should be included in the tables below, inclusive of both agency owned systems and contractor systems. For IT investments under development, security and privacy planning must proceed in parallel with the development of the system/s to ensure IT security and privacy requirements and costs are identified and incorporated into the overall lifecycle of the system/s. |
| Please respond to the questions below and verify the system owner took the following actions: |
| 1. Have the IT security costs for the system(s) been identified and integrated into the overall costs of the investment: | Yes |
| a. If "yes," provide the "Percentage IT Security" for the budget year: | 5.000000 |
| 2. Is identifying and assessing security and privacy risks a part of the overall risk management effort for each system supporting or part of this investment. | Yes |
| 3. Systems in Planning - Security Table: |  |

| Name of System | Agency/ or Contractor Operated System? | Planned Operational Date | Planned or Actual C&A Completion Date |
| --- | --- | --- | --- |
| REDACTED | REDACTED | REDACTED | REDACTED |

| 4. Operational Systems - Security Table: |  |
| --- | --- |

| Name of System | Agency/ or Contractor Operated System? | NIST FIPS 199 Risk Impact level | Has C&A been Completed, using NIST 800-37? | Date C&A Complete | What standards were used for the Security Controls tests? | Date Complete(d): Security Control Testing | Date the contingency plan tested |
| --- | --- | --- | --- | --- | --- | --- | --- |
| REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |

| 5. Have any weaknesses related to any of the systems part of or supporting this investment been identified by the agency or IG? | Yes |
| --- | --- |
| a. If "yes," have those weaknesses been incorporated agency's plan of action and milestone process? | Yes |
| 6. Indicate whether an increase in IT security funding is requested to remediate IT security weaknesses? | No |
| a. If "yes," specify the amount, provide a general description of the weakness, and explain how the funding request will remediate the weakness. |
| 7. How are contractor security procedures monitored, verified, validated by the agency for the contractor systems above? |
| REDACTED |
| 8. Planning & Operational Systems - Privacy Table: |  |

| Name of System | Is this a new system? | Is there a Privacy Impact Assessment (PIA) that covers this system? | Is the PIA available to the public? | Is a System of Records Notice (SORN) required for this system? | Was a new or amended SORN published in FY 06? |
| --- | --- | --- | --- | --- | --- |
| Safety Monitoring and Reporting Tool (SMART) | Yes | No, because the system does not contain, process, or transmit personal identifying information. | No, because a PIA is not yet required to be completed at this time. | No | No, because the system is not a Privacy Act system of records. |

| I.F. Enterprise Architecture (EA) |
| --- |
| In order to successfully address this area of the business case and capital asset plan you must ensure the investment is included in the agency's EA and Capital Planning and Investment Control (CPIC) process, and is mapped to and supports the FEA. You must also ensure the business case demonstrates the relationship between the investment and the business, performance, data, services, application, and technology layers of the agency's EA. |
| 1. Is this investment included in your agency's target enterprise architecture? | Yes |
| a. If "no," please explain why? |
| 2. Is this investment included in the agency's EA Transition Strategy? | Yes |
| a. If "yes," provide the investment name as identified in the Transition Strategy provided in the agency's most recent annual EA Assessment. | PHMSA Safety Monitoring and Reporting Tool (SMART) |
| b. If "no," please explain why? |
| 3. Service Reference Model (SRM) Table: Identify the service components funded by this major IT investment (e.g., knowledge management, content management, customer relationship management, etc.). Provide this information in the format of the following table. For detailed guidance regarding components, please refer to http://www.whitehouse.gov/omb/egov/. |  |

| Agency Component Name | Agency Component Description | Service Domain | FEA SRM Service Type | FEA SRM Component | FEA Service Component Reused Name | FEA Service Component Reused UPI | Internal or External Reuse? | BY Funding Percentage |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Data warehouse | This component will provide data analysis and reporting capabilities. | Back Office Services | Data Management | Data Warehouse |  |  | No Reuse | 3 |
| Enforcement/compliance | Inspections that find violations and require enforcement activities are tracked in this module. All compliance actions or nature of safety conditions as well as correspondence with operators, e.g. documents and comments, are tracked. In addition, proposed penalties, actual penalties, amount paid, date payment received and comments on any appeals are also tracked. | Back Office Services | Data Management | Loading and Archiving |  |  | No Reuse | 5 |
| Data warehouse | This component will provide data analysis and reporting capabilities. | Back Office Services | Development and Integration | Data Integration |  |  | No Reuse | 3 |
| Web portal | This component will provide one-stop access to all pipeline safety applications, data and information. It will also provide easy access to selected information via executive dash boards. | Back Office Services | Development and Integration | Enterprise Application Integration |  |  | No Reuse | 3 |
| Inspection | This module is used by inspectors to create priority reports, rank companies by risk factors, create inspection plans, which are then used to schedule inspections with selected high-risk companies. Inspection results, violations found, and information on the actual inspection such as number of days to complete inspection are also tracked in this module. | Back Office Services | Human Capital / Workforce Management | Resource Planning and Allocation |  |  | No Reuse | 5 |
| Data warehouse | This component will provide data analysis and reporting capabilities. | Business Analytical Services | Analysis and Statistics | Mathematical |  |  | No Reuse | 2 |
| Inspection | This module is used by inspectors to create priority reports, rank companies by risk factors, create inspection plans, which are then used to schedule inspections with selected high-risk companies. Inspection results, violations found, and information on the actual inspection such as number of days to complete inspection are also tracked in this module. | Business Analytical Services | Business Intelligence | Decision Support and Planning |  |  | No Reuse | 10 |
| Data warehouse | This component will provide data analysis and reporting capabilities. | Business Analytical Services | Knowledge Discovery | Data Mining |  |  | No Reuse | 3 |
| Data warehouse | This component will provide data analysis and reporting capabilities. | Business Analytical Services | Reporting | Ad Hoc |  |  | No Reuse | 3 |
| Data warehouse | This component will provide data analysis and reporting capabilities. | Business Analytical Services | Reporting | Standardized / Canned |  |  | No Reuse | 3 |
| Web portal | This component will provide one-stop access to all pipeline safety applications, data and information. It will also provide easy access to selected information via executive dash boards. | Business Analytical Services | Visualization | Graphing / Charting |  |  | No Reuse | 3 |
| GIS | This component will allow inspectors and analysts to determine pipeline location in relation to High Consequence Areas, Population Centers, waterways and jurisdictional boundaries by accessing the National Pipeline Mapping System (NPMS). | Business Analytical Services | Visualization | Mapping / Geospatial / Elevation / GPS | Mapping / Geospatial / Elevation / GPS | 021-50-01-19-01-1080-00 | Internal | 5 |
| Web portal | This component will provide one-stop access to all pipeline safety applications, data and information. It will also provide easy access to selected information via executive dash boards. | Customer Services | Customer Preferences | Personalization |  |  | No Reuse | 2 |
| Enforcement/compliance | Inspections that find violations and require enforcement activities are tracked in this module. All compliance actions or nature of safety conditions as well as correspondence with operators, e.g. documents and comments, are tracked. In addition, proposed penalties, actual penalties, amount paid, date payment received and comments on any appeals are also tracked. | Digital Asset Services | Knowledge Management | Information Retrieval |  |  | No Reuse | 5 |
| Online Data Entry | This component provides a tool for operators to upload information on incidents and annual reporting requirements. There are specific requirements that determine whether an incident must be reported to PHMSA and how. When an incident occurs that requires reporting, the operators have 30 days to either upload the information via the web or send PHMSA the information to be uploaded. Annual reporting requires operators to provide information on assets types and amount of materials or size of pipe. | Digital Asset Services | Knowledge Management | Knowledge Capture |  |  | No Reuse | 15 |
| Inspection | This module is used by inspectors to create priority reports, rank companies by risk factors, create inspection plans, which are then used to schedule inspections with selected high-risk companies. Inspection results, violations found, and information on the actual inspection such as number of days to complete inspection are also tracked in this module. | Digital Asset Services | Knowledge Management | Knowledge Capture |  |  | No Reuse | 5 |
| Enforcement/compliance | Inspections that find violations and require enforcement activities are tracked in this module. All compliance actions or nature of safety conditions as well as correspondence with operators, e.g. documents and comments, are tracked. In addition, proposed penalties, actual penalties, amount paid, date payment received and comments on any appeals are also tracked. | Process Automation Services | Tracking and Workflow | Case Management |  |  | No Reuse | 5 |
| Inspection | This module is used by inspectors to create priority reports, rank companies by risk factors, create inspection plans, which are then used to schedule inspections with selected high-risk companies. Inspection results, violations found, and information on the actual inspection such as number of days to complete inspection are also tracked in this module. | Process Automation Services | Tracking and Workflow | Process Tracking |  |  | No Reuse | 10 |
| Enforcement/compliance | Inspections that find violations and require enforcement activities are tracked in this module. All compliance actions or nature of safety conditions as well as correspondence with operators, e.g. documents and comments, are tracked. In addition, proposed penalties, actual penalties, amount paid, date payment received and comments on any appeals are also tracked. | Support Services | Collaboration | Document Library |  |  | No Reuse | 5 |
| Data warehouse | This component will provide data analysis and reporting capabilities. | Support Services | Search | Query |  |  | No Reuse | 3 |
| Web portal | This component will provide one-stop access to all pipeline safety applications, data and information. It will also provide easy access to selected information via executive dash boards. | Support Services | Security Management | Access Control |  |  | No Reuse | 2 |

| Use existing SRM Components or identify as "NEW". A "NEW" component is one not already identified as a service component in the FEA SRM. |
| --- |
| A reused component is one being funded by another investment, but being used by this investment. Rather than answer yes or no, identify the reused service component funded by the other investment and identify the other investment using the Unique Project Identifier (UPI) code from the OMB Ex 300 or Ex 53 submission. |
| 'Internal' reuse is within an agency. For example, one agency within a department is reusing a service component provided by another agency within the same department. 'External' reuse is one agency within a department reusing a service component provided by another agency in another department. A good example of this is an E-Gov initiative service being reused by multiple organizations across the federal government. |
| Please provide the percentage of the BY requested funding amount used for each service component listed in the table. If external, provide the funding level transferred to another agency to pay for the service. |
| 4. Technical Reference Model (TRM) Table: To demonstrate how this major IT investment aligns with the FEA Technical Reference Model (TRM), please list the Service Areas, Categories, Standards, and Service Specifications supporting this IT investment. |  |

| FEA SRM Component | FEA TRM Service Area | FEA TRM Service Category | FEA TRM Service Standard | Service Specification (i.e. vendor or product name) |
| --- | --- | --- | --- | --- |
| Mathematical | Component Framework | Business Logic | Platform Dependent | REDACTED |
| Query | Component Framework | Data Management | Database Connectivity | REDACTED |
| Information Retrieval | Component Framework | Data Management | Database Connectivity | REDACTED |
| Ad Hoc | Component Framework | Data Management | Reporting and Analysis | REDACTED |
| Standardized / Canned | Component Framework | Data Management | Reporting and Analysis | REDACTED |
| Data Mining | Component Framework | Data Management | Reporting and Analysis | REDACTED |
| Graphing / Charting | Component Framework | Data Management | Reporting and Analysis | REDACTED |
| Process Tracking | Component Framework | Data Management | Reporting and Analysis | REDACTED |
| Mapping / Geospatial / Elevation / GPS | Component Framework | Presentation / Interface | Dynamic Server-Side Display | REDACTED |
| Personalization | Component Framework | Presentation / Interface | Dynamic Server-Side Display | REDACTED |
| Case Management | Service Access and Delivery | Access Channels | Collaboration / Communications | REDACTED |
| Case Management | Service Access and Delivery | Access Channels | Other Electronic Channels | REDACTED |
| Query | Service Access and Delivery | Access Channels | Web Browser | REDACTED |
| Personalization | Service Access and Delivery | Access Channels | Web Browser | REDACTED |
| Document Library | Service Access and Delivery | Access Channels | Web Browser | REDACTED |
| Knowledge Capture | Service Access and Delivery | Access Channels | Web Browser | REDACTED |
| Mapping / Geospatial / Elevation / GPS | Service Access and Delivery | Access Channels | Web Browser | REDACTED |
| Document Library | Service Access and Delivery | Delivery Channels | Intranet | REDACTED |
| Document Library | Service Access and Delivery | Delivery Channels | Virtual Private Network (VPN) | REDACTED |
| Access Control | Service Access and Delivery | Service Requirements | Legislative / Compliance | REDACTED |
| Resource Planning and Allocation | Service Interface and Integration | Integration | Enterprise Application Integration | REDACTED |
| Decision Support and Planning | Service Interface and Integration | Integration | Enterprise Application Integration | REDACTED |
| Data Integration | Service Interface and Integration | Integration | Enterprise Application Integration | REDACTED |
| Loading and Archiving | Service Interface and Integration | Interface | Service Description / Interface | REDACTED |
| Knowledge Capture | Service Interface and Integration | Interoperability | Data Format / Classification | REDACTED |
| Data Warehouse | Service Platform and Infrastructure | Database / Storage | Database | REDACTED |
| Mapping / Geospatial / Elevation / GPS | Service Platform and Infrastructure | Delivery Servers | Application Servers | REDACTED |
| Enterprise Application Integration | Service Platform and Infrastructure | Support Platforms | Platform Independent | REDACTED |

| Service Components identified in the previous question should be entered in this column. Please enter multiple rows for FEA SRM Components supported by multiple TRM Service Specifications |
| --- |
| In the Service Specification field, Agencies should provide information on the specified technical standard or vendor product mapped to the FEA TRM Service Standard, including model or version numbers, as appropriate. |
| 5. Will the application leverage existing components and/or applications across the Government (i.e., FirstGov, Pay.Gov, etc)? | Yes |
| a. If "yes," please describe. |
| PHMSA's SMART initiative does not currently leverage components across the Government. However, as the investment reaches full functionality, PHMSA will meet with Geospatial One-Stop (GOS) and utilize the GOS Marketplace to find possible partners for acquiring spatial data that may be needed and to post information on available meta data. PHMSA will also work with NARA, the managing e-GOV partner, for Electronic Records Management (ERM). |
| 6. Does this investment provide the public with access to a government automated information system? | Yes |
| a. If "yes," does customer access require specific software (e.g., a specific web browser version)? | No |
| 1. If "yes," provide the specific product name(s) and version number(s) of the required software and the date when the public will be able to access this investment by any software (i.e. to ensure equitable and timely access of government information and services). |  |

Exhibit 300: Part II: Planning, Acquisition and Performance Information

| II.A. Alternatives Analysis |
| --- |
| Part II should be completed only for investments identified as "Planning" or "Full Acquisition," or "Mixed Life-Cycle" investments in response to Question 6 in Part I, Section A above. |
| In selecting the best capital asset, you should identify and consider at least three viable alternatives, in addition to the current baseline, i.e., the status quo. Use OMB Circular A- 94 for all investments, and the Clinger Cohen Act of 1996 for IT investments, to determine the criteria you should use in your Benefit/Cost Analysis. |
| 1. Did you conduct an alternatives analysis for this project? | Yes |
| a. If "yes," provide the date the analysis was completed? | 7/6/2006 |
| b. If "no," what is the anticipated date this analysis will be completed? |  |
| c. If no analysis is planned, please briefly explain why: |
| 2. Alternative Analysis Results: Use the results of your alternatives analysis to complete the following table: |  |

| Send to OMB | Alternative Analyzed | Description of Alternative | Risk Adjusted Lifecycle Costs estimate | Risk Adjusted Lifecycle Benefits estimate |
| --- | --- | --- | --- | --- |
| REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |
| REDACTED | REDACTED | REDACTED | REDACTED | REDACTED |

3. Which alternative was selected by the Agency's Executive/Investment Committee and why was it chosen?

REDACTED

4. What specific qualitative benefits will be realized?

REDACTED

| II.B. Risk Management |
| --- |
| You should have performed a risk assessment during the early planning and initial concept phase of this investment's life-cycle, developed a risk-adjusted life-cycle cost estimate and a plan to eliminate, mitigate or manage risk, and be actively managing risk throughout the investment's life-cycle. |
| 1. Does the investment have a Risk Management Plan? | Yes |
| a. If "yes," what is the date of the plan? | 5/1/2006 |
| b. Has the Risk Management Plan been significantly changed since last year's submission to OMB? | No |
| c. If "yes," describe any significant changes: |
| 2. If there currently is no plan, will a plan be developed? |  |
| a. If "yes," what is the planned completion date? |  |
| b. If "no," what is the strategy for managing the risks? |
| 3. Briefly describe how investment risks are reflected in the life cycle cost estimate and investment schedule: |
| The SMART project team analyzes risks throughout the project lifecycle. As risks are identified, probability of occurrence, impact of occurrence, and mitigation strategies are determined. Any risk that is considered medium to high is further analyzed to determine its possible impact to a component's cost or schedule. The analysis is completed by determining the optimistic and pessimistic impacts to cost and schedule. These estimates are then used to adjust the cost and schedule of each relevant component and overall development phase. Specifically, the SMART project team has lengthened the overall development schedule by 1/5 of the time and increased the project budget by 13.29% due to identified risks and their possible impact to the project. Some of the risks that account for the possible increases are requirements definition, expanded scope, business process changes and technology challenges from integrating the legacy systems and NPMS data into the SMART environment. |

| II.C. Cost and Schedule Performance |
| --- |
| 1. Does the earned value management system meet the criteria in ANSI/EIA Standard-748? | Yes |
| 2. Answer the following questions about current cumulative cost and schedule performance. The numbers reported below should reflect current actual information. (Per OMB requirements Cost/Schedule Performance information should include both Government and Contractor Costs): |
| a. What is the Planned Value (PV)? | 1319.468000 |
| b. What is the Earned Value (EV)? | 1245.902000 |
| c. What is the actual cost of work performed (AC)? | 1224.821 |
| d. What costs are included in the reported Cost/Schedule Performance information (Government Only/Contractor Only/Both)? | Contractor and Government |
| e. "As of" date: | 8/4/2006 |
| 3. What is the calculated Schedule Performance Index (SPI= EV/PV)? | 0.940000 |
| 4. What is the schedule variance (SV = EV-PV)? | -73.566000 |
| 5. What is the calculated Cost Performance Index (CPI = EV/AC)? | 1.020000 |
| 6. What is the cost variance (CV=EV-AC)? | 21.081000 |
| 7. Is the CV% or SV% greater than +/- 10%? (CV%= CV/EV x 100; SV%= SV/PV x 100) | No |
| a. If "yes," was it the? |  |
| b. If "yes," explain the variance: |
| c. If "yes," what corrective actions are being taken? |
| d. What is most current "Estimate at Completion"? | 26500.000000 |
| 8. Have any significant changes been made to the baseline during the past fiscal year? | No |
| 8. If "yes," when was it approved by OMB? | No |
| Comparison of Initial Baseline and Current Approved Baseline |
| Milestone Number Description of Milestone Initial Baseline Current Baseline Current Baseline Variance Percent Complete Planned Completion Date Total Cost (Estimated) Completion Date Total Cost Schedule (# days) Cost Planned Actual Planned Actual REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED Project Totals REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED REDACTED |