Manufacturing Process Optimization to Improve Stability, Yield and Efficiency of CdS/CdTe PV Devices

September 2005 - January 2006

Thin Film Partnership Program

Subcontract XXL-5-44205-02

National Renewable Energy Laboratory

Phase I, Annual Report

W. S. Sampath, Al Enzenroth and Kurt Barth

Materials Engineering Laboratory

Department of Mechanical Engineering

Colorado State University

Fort Collins, Colorado 80523

1.  SUMMARY

Under Phase I of the Thin Film Partnership Program, we have made significant progress.  During this year, the reproducibility of device efficiency and stability has been demonstrated during long duration operation of the system with a single charge loading for the CdS, CdTe and CdCl2 process. Currently efforts are underway to advance the back contact processing to the same level as outlined in the SOW. In order to accomplish this, a significant upgrade to increase the processing space in our pilot scale system has been designed, fabricated and is currently being installed.  A series of detailed studies on the effect of oxygen during the CdCl2 treatment has been performed.  Oxygen has been shown to improve the effectiveness of the CdCl2 treatment. Mathematical modeling of a package design has yielded results that show that moisture can be kept from our device for 22 years at 65C temperature with saturated humidity. Hardware to perform steady state photocapacitance (PHCAP) has been designed, built and tested in our laboratory. The effect of processing on the deep states in CdTe devices can be seen quantitatively. Optimum process conditions lead to lower photocapacitance signals.  The feasibility of cooling the substrate in vacuum for optimum processing of the back contact has been demonstrated. A large number of experiments have been performed on laser scribing of CdS/CdTe films. Mechanical scribing has yielded the lowest contact resistance between the scribed region and the metallization, to date. Researchers at National Starch and Chemicals (NSC) have performed many experiments to screen print carbon, nickel and silver films in patterns. The adhesion of these films was tested according to ASTM 3359B and achieved a 5B or "excellent" rating.

2. INTRODUCTION

The aim of this Thin Film PV Partnership Program (TFPP) effort is to advance the understanding of device stability, efficiency and process yield for CdTe PV devices.  Methodologies for reliably processing larger areas and increasing device efficiencies are being developed.  We will actively participate in the National CdTe R&D Team activities.  Our ongoing collaborations with the PV Testing Lab at CSU, NREL, Pacific Northwest Natl. Lab and other CdTe Team Members will are resulting in further advances.  Successful completion of the three phases of this project will be a significant step towards realizing the full potential of CdTe PV.

3.  RESEARCH RESULTS

3.1. Improving Performance and Manufacturability

3.1.1 Process Reproducibility:

Reproducibility of efficiency and stability has been demonstrated during long duration operation of the system with a single charge loading for the CdS, CdTe and CdCl2 process [Sampath 2004].  Currently efforts are underway to advance the back contact processing to the same level.  An average efficiency of 11.4% with a standard deviation of 0.54% was demonstrated during nine hour processing with a single charge loading for the CdS, CdTe and CdCl2 process [Sampath 2004]. The stability of these devices is shown in Figure 1.

Figure 1: Average efficiency vs accelerated stress time for three groups of cells (12 cells total). Inset shows substrate IDs. The stress conditions are 65C, OC, 5 hours ON/ 3 hours OFF.

As shown in Figure 1, groups of cells fabricated with the same process conditions in three separate fabrication runs exhibit nominally the same stability performance during accelerated stress testing. Devices processed identically to the ones in Figure 1, but without the Cu back contact had Voc’s ≥ 700 mV. We have shown earlier that devices with Voc greater than 700 mV without a Cu back contact have good stability [Barth 2005, Sampath 2004].

3.1.2. Oxygen and the CdCl2 Treatment:

The presence of oxygen during the CdCl2 treatment leads to better devices.  In order to study the effect of oxygen during the CdCl2 treatment, a system for introducing controlled amounts of oxygen directly into the CdCl2 vapor source and the CdCl2 annealing station was designed, built and installed. The system incorporated a mass flow controller for precise control and modification to the graphite sources.  A series of studies were under taken which involved nearly 225 substrates.

These studies have shown that oxygen during the CdCl2 treatment improves the device performance.  The JV performance of two example cells is shown in Table 1 and Figure 2.  A Cu containing back contact was not applied to either of the cells in Table 1 or Figure 1.  However, the JV performance of devices with out intentional copper is predicative of the stability of fully processed devices [Barth 2005].  These studies are continuing; will be statistically validated.

Table 1

| Cell | Voc | Jsc | ff | Eff[ |
| --- | --- | --- | --- | --- |
|  | [mV] | [mA/cm^2] | [%] | [%] |
| 17638-3: 0.6% O2 | 685 | 19.68 | 40 | 5.55 |
| 17650-3: 2% O2 | 745 | 20.34 | 48 | 7.32 |

Figure 2: Light JV traces for devices with varied oxygen during the CdCl2 treatment. Red trace: 0.6% O2 ; blue trace:  2% O2.

3.1.3. Process Optimization:

The process has been optimized with CdS from ASARCO. The earlier supplier (Balzers/Unaxis) discontinued the manufacturing of CdS pellets. In addition, the CdS from Unaxis was more expensive. The efficiency and stability of devices with CdS from ASARCO is comparable to device efficiency and stability with CdS from Unaxis.  In addition, the process has been optimized with purer material for the back contact processing from a different supplier. The earlier supplier had lower purity. The efficiency and stability results with the newer material are comparable to the results with the older material. These optimization studies involved nearly 400 substrates. Efforts to obtain uniformity of back contact processing over long duration  are currently underway. X-Ray Photoelectron Spectroscopy (XPS) at CSU has been used in these process optimization studies.

3.1.4. Higher Efficiency:

We have demonstrated NREL verified efficiencies of 12.44% on unmodified Pilkington Tech15 glass.  In order to obtain higher efficiencies, low iron sodalime (white glass) glass plates have been obtained and cut to size suitable for our pilot system. Fifty substrates have been sent to Sierratherm for APCVD (atmospheric pressure CVD) coating with TO:F. The APCVD process is suitable for low cost high volume processing. Sierratherm has recently informed us that the coated substrates will be delivered in early spring 2006. Hence the deliverable D 1.7 will be targeted for phase II. After the current batch of samples, the use of barrier layer deposited by APCVD and other methods will be investigated. Discussions have been held with Pillkington and they have indicated that they may produce white glass with "TEC" type tin oxide coating in the next two years.

3. 2. Studies on Interconnection and Module Packaging

3.2.1 Studies on Interconnection:

Processes for creating a series interconnection for our modules is being developed.  This work includes film scribing and the application of electrode materials for the "rollover" contact.  A significant number of experiments on laser scribing of many of our films for interconnection has been performed at US Laser and Spectra Physics.  As we reported earlier, for scribing the TO:F, the Nd:YAG laser has been found to be suitable.  For scribing the CdS/CdTe films, experiments have been performed with both a Nd:YAG laser and a vanadate laser.  The scribing experiments have been performed at 122 conditions.  We have observed that scribing from the glass side results in better scribe quality and lower contact resistance for both flash lamp pumped Nd YAG and the diode pumped Nd vanadate laser.  The CdS/CdTe scribes are characterized with optical microscopy, scanning electron microscopy and energy dispersive spectrometry.  Though significant improvements have been demonstrated over previous experiments, the scribe parameters have not yielded a sufficiently low contact resistance (target 1 ohm for 1 cm) using the current spray applied electrode material.  These experiments are continuing.  Some of the experiments at Spectra Physics are being performed with "galvanometer scanning" system and this may lead to very high productivity.

Our group continues to collaborate with Dr. David Miles of NSC on optimizing the back electrode (metallization) and rollover interconnection process.  The replacing of the current spray process for metallization with a screen print process is being investigated. This has advantages for process throughput, material utilization and lower volatile organic compound emissions.  Since screen printing allows the metallization to be performed in patterns, a separate process for isolating the metallization in not needed.  NSC is developing optimum formulations for screen printing for our CdTe PV application.  It is envisioned that the back electrode will consist of screen printing of carbon and nickel in patterns.  Many substrates have been provided to NSC for these studies.

3.2.2. Modeling Moisture Transmission and Encapsulation:

Significant progress has been made in the conceptual design of a package that keeps moisture away from our devices. Our 16.5 x 16.5 inch module is designed to have a 1" border around the edge. In this region, it is planned to use the Truseal solar edge tape which contains desiccant.  Calculations based on the finite difference method have been performed. The aim of the calculations is to see how long a 1" edge seal will keep moisture away from our devices. For this, we calculated how long a 1" thick disc of the Truseal solar edge material will take to saturate with water if one side was exposed to saturated water at 65C and the disc was at 65 C was determined. The data for water transmission rate was obtained from Truseal. The finite difference calculations gave 22.3 years for the 1" thickness to saturate. These calculations were repeated by researchers at Truseal and similar results were obtained by them.

This is a conservative model because PV modules rarely reach 65C for a few hours in a year and this calculation is done assuming the side is exposed to saturated water on one side.  Experiments are currently underway at Truseal to refine the data on water transmission. After the updated water transmission is obtained, the calculations will be refined, the model will be experimentally validated and results published. We will continue our fruitful interactions with Tom Mcmahan and Mike Kempe of NREL.

Preliminary studies on encapsulation with EVA have been performed. A vacuum bag with an accumulator was used in these studies. In this approach, the glass/EVA/glass is placed in the vacuum bag and the bag with the accumulator is evacuated and placed in the furnace. The purpose of the accumulator is to provide a vacuum reservoir for the gases that are evolved during the encapsulation to accumulate. These experiments have resulted in bonding between the glass and the EVA. However the bubbles could not be fully removed. In addition when the temperature of the EVA was measured with a thermocouple, a high degree of variability was observed. A conceptual design of an encapsulator based on standard methods has been developed and this system will be constructed in the near future for 16.5 x 16.5 inch substrates.  This equipment will be fabricated under the DOE-EERE program mentioned earlier. In order to minimize moisture ingress into modules, we have maintained an ongoing collaboration with TruSeal Corporation.

A fixture to quantitatively measure the moisture ingress through the encapsulation  has been developed. The fixture consists of a closed glass container placed in a temperature controlled furnace. The container has a small amount of water to saturate the container to 100% relative humidity (RH). This fixture is capable of testing encapsulated 3" X 3" specimens at different temperatures and 100% RH. A measured quantity of indicating desiccant is placed in the specimen. The indicating desiccant with CoCl2 and CaSO4 changes color when a certain quantity of moisture has penetrated through the encapsulation. By estimating moisture ingress at different temperatures and using well known mathematical approaches, the ability of encapsulants to protect the devices from moisture under field conditions can be predicted.

3.2.3 Studies on Interconnection:

Processes for creating a series interconnection for our modules is being developed.  This work includes film scribing and the application of electrode materials for the "rollover" contact.  In addition to the experiments reported in the last quarterly report, many experiments on laser scribing of many of our films for interconnection have been performed at US Laser and Spectra Physics.  For scribing the TO:F, the Nd:YAG laser has been found to be suitable.  For scribing the CdS/CdTe films, experiments have been performed with both a Nd:YAG laser and a vanadate laser.  Recent scribing experiments have been performed at Spectra Physics application lab.  Over 115 different conditions have been explored. The results of the laser scribing conditions on the contact resistance to the spray applied electrode is shown below in Figure 3.From the figure, it can be seen that the scribe parameters have not yielded a sufficiently low contact resistance (target 1 ohm for 1 cm) using the current spray applied electrode material.  The laser wavelength was 1064 nm.  Experiments are continuing with laser light wavelength of 532 nm.  Initial results show improved contact resistance values to approximately 5 ohm -cm of contact.  Experiments are continuing.

As we reported earlier, we have demonstrated the feasibility of mechanical scribing to produce contact resistance of 1 ohm for 1 cm. Recently mechanical scribing at high speeds has been performed and the measured contact resistance between the mechanical scribe and the sprayed electrode material was measured at 1 to 2 ohms for 1 cm of scribe length

Figure 3:  Contact resistance as a function of laser pulse energy density at 1064 nm wavelength.  The different symbols denote different laser power, repetition rate and scan speed

Researchers at NSC under the guidance of Dr. David Miles are optimizing the back electrode (metallization) and rollover interconnection process.  Replacing of current spray process for metallization with a screen print process is being investigated. This has advantages for process throughput, material utilization and lower volatile organic compound emissions.  Since screen printing allows the metallization to be performed in patterns, a separate process for isolating the metallization in not needed.  NSC is developing optimum formulations for screen printing for our CdTe PV application.  NSC has performed many experiments to screen print carbon, nickel and silver films in patterns. Initial samples have recently been received from NSC.  The samples show that the screen printing technique can provide adequate line width resolution and accuracy.  Adhesion was measured for all the materials on Pilkington Tec 15 glass and of the carbon material on CdS/CdTe following ASTM 3359B.  The results were "5B" or excellent adhesion.  The resistance values for interconnection of the silver based ink are excellent; however the resistance of the nickel and possibly the carbon need further optimization.  This is currently under investigation at NSC.

3.2.4 Hail Impact Studies:

Based on the literature, a model for calculating stresses in hail impact test was developed. The residual stresses produced by tempering and the effect of our process on the residual stresses were measured by Laser Glancing Angle Surface Polarimeter (GASP).   Many encapsulated glass substrates were also tested at the Photovoltaic testing laboratory (PTL) at Arizona State University (ASU) with one inch diameter ice balls traveling at 52 mph.  Based on this study, it is predicted that when 3 mm tempered glass is used as the substrate in our process and a 3 mm tempered glass is used as the bottom substrate, the module would be able to physically withstand the hail impact test of IEC 61646.  These predictions will be tested experimentally on 16X16 inch substrates.

3.3 Detailed Device Analysis, Steady State Photocapacitance:

Hardware to do steady state photocapacitance (PHCAP) has been designed, built and tested in our laboratory. The photocapacitance technique measures changes in device capacitance under the illumination of sub-bandgap monochromatic illumination. The measurements are done at 77K. The relative magnitudes of the capacitance changes in the PHCAP spectrums are proportional to the defect densities. The PHCAP spectrums for our devices processed at various conditions are shown in Figure 4. The yellow curve with X markers in Figure 4(a) is a device that received no CdCl2 treatment. The blue and pink curves are devices that received poor and optimum CdCl2 treatment respectively. The poor CdCl2 treatment shows greater defect density than those with the optimum CdCl2 treatment. As shown in Figure 4(b) the devices with Cu back contact have lower photocapacitance than the devices without copper. A correlation between initial device efficiency and defect densities has also been shown.  The photocapacitance has been normalized to the intensity of illumination at different wavelengths.

(a)							(b)

Figure 4: Normalized PHCAP spectrum of deep states with (a) varied CdCl2 treatment, (b) with and without the Cu back contact.

The capacitance increases with incident light in Figure 4 are related to the emission of holes from deep states and the decreases in capacitance are related to the emission of electrons from deep states. However due to the complex interactions of multiple deep levels (both majority and minority traps) with possible overlap of optical cross sections it is difficult to assign exact emission threshold energies. Further work is underway to understand the PHCAP spectrums. Taru Takamia has completed a MS thesis on PHCAP and Jim Sites served in his committee. Some of the thesis work is presented here and efforts are ongoing in this area. Two cells processed identically to cells from the PHCAP study were sent to Steve Johnston at NREL for DLTS characterization. Work is ongoing to compare the DLTS and PHCAP results.

3.4 Modification of the Pilot System.

The pilot system for processing 3.6 x 3.1 inch substrates is being modified to more closely simulate the back contact processing for actual industrial manufacturing.  With the current configuration of the pilot system, Cu is introduced immediately after the CdCl2 treatment steps.  The substrate enters the copper process at too high a temperature resulting in devices with high Rs.  To avoid this, a pause is introduced after the CdCl2 treatment step to allow the substrates and process sources to cool.  After a nominal 3 hour wait, the substrate motion direction is reversed and the now cool samples are exposed to a vapor flux of the Cu compound followed by annealing.  This completes the formation of the Cu containing back contact.

To simulate the Cu back contact process for actual production the pilot system is being lengthened to allow fabrication of devices without the pause and change in substrate motion ("all forward" process).  The modified pilot system would also allow processing of devices in a manner which emulates a continuous production system.  In addition, new process methodologies can be investigated which can not be performed on the unmodified system.  These include longer CdCl2 treatment times and copper processing.  The current system is not long enough to apply the back contact with the longer CdCl2 processing.  The longer CdCl2 processing times have resulted in devices with higher Voc and Jsc without the Cu back contact processing.  This milestone will enable precise definition of conditions for all the semiconductor processing steps (including the back contact) needed to fabricate high efficiency, stable CdTe devices.  This process definition will be implemented in the 2 MW/yr. production prototype system for 16.5 x 16.5 inch substrates.

A large number of experiments have been performed to explore the feasibility of reducing the time needed to cool the substrate before the copper processing.  This will reduce the length of the "all forward" system.  Active contact conduction cooling of the substrate (rather than radiation cooling) has been investigated.  This would lead to a reduction in the length of the vacuum system and an increase in process control.  Many thermal interface materials were explored including silicone polymers with fillers.  These materials were not suitable for repeated contact with the substrate.  A structure made from water cooled copper plate and multiple foils extending for contacting the substrate was also tested.  Preliminary heat transfer analysis and experiments suggest that contacting the substrate with a copper plate with a flat, smooth surface should be adequate for cooling the substrate.

Figure 5: Schematic of contact cooling test apparatus in vacuum chamber

A series of measurements of the cooling rate of glass substrates were performed with the test apparatus shown schematically in figure 5. The apparatus was installed in our pilot system. This allowed for the transport the glass substrates through the heating station and then under the water cooled plate.  During measurements, the pressure was varied between 1 Torr and 40 mTorr and one measurement was done at atmospheric pressure as a control.  The spacing between the water cooled plate and the glass substrate indicated in Figure 5 was a close contact in most of the cases. In one case a space of 0.010 inch was maintained. The substrate was heated to 170 C in the heating station and then indexed under the contact cooling plate. Measurements of the substrate temperature were performed with either a thermocouple or with two infrared (IR) sensors. The water cooled plate was maintained at approximately 20 C.

The results of the temperature measurements are shown in Figure 6. As shown in Figure 6 there is an increase in cooling rate with and increase in background pressure. The fastest cooling rate was at atmospheric pressure. In this case convection from the bottom of the substrate can not be neglected. However other tests at atmospheric pressure where the bottom of the substrate was insulated to prevent convection (not shown) closely match the result shown in Figure 6 for atmospheric pressure. Also shown is the predicted cooling rate for radiation alone. The contact cooling rate in all cases was faster than simple radiation. At a background pressure of 1 Torr the substrate cooled to 37 C in two minutes and 30 C after 4 min. Also shown is a case at 1 Torr pressure where the cooling plate was spaced away from the substrate by 0.010 inches. In this case the cooling rate closely matches the rate of a substrate in direct contact to the cooling plate at a pressure of 300 ~ 400 mTorr.

Figure 6: Plot of substrate temperature with time for different background pressure and cooling plate spacing. Open symbols indicate thermocouple measurements; closed symbols indicate IR sensor measurements. All substrates used for the IR measurements had a CdTe film.

The results indicate that an adequate cooling rate can be obtained with a minimum pressure of 1 Torr of nitrogen gas. The cooling plate is best maintained in close contact to the top surface of the substrate. No glass cracking was observed during any of the testing. A reasonable fit to most of the data could be obtained by using a temperature difference model dT = K*(T1-T2)*dt where the T2 is the cooling plate temperature and T1 is the substrate temperature, dT is the change in substrate temperature in time dt. The constant K is dependant on the ambient pressure. A comparison of the substrate temperature measured by the two IR sensors indicates that the cooling of the substrate is uniform within approximately 4 C. Based on the above experiments a fixture to contact cool the substrate that allows the contact cooled regions to be raised to 1 Torr ~ 10 Torr pressure is being designed and will be fabricated and implemented in the pilot system. Since the operating pressure is typically 40 mTorr, the fixture will be sealed against the substrate using O ring seals.

4.  LARGE AREA PROCESSING

A production prototype system is being developed to process 10 W modules.  This system, if run in production mode, would have a nominal 2 MW/yr throughput.  This activity is supported by DOE-EERE and cost shared by National Starch and Chemicals (NSC).  This is an Inventions and Innovation Program award to AVA Technologies LLC and is the only Category 3 award ever granted by this program.  The results described in this Section 4 are partially supported by this program and performed by AVA Technologies in collaboration with CSU's Materials Engineering Lab.

4.1. Processing Larger Substrates

The semiconductor deposition system for the 2MW/Yr production line was designed to be fabricated in modular sections. One section of the vacuum chamber including the substrate transport and four deposition stations has been fabricated and two stations have been tested. Load locks to bring substrates into and out of the vacuum space have also been fabricated and substrate motion has been tested. In order to complete the deposition system an additional modular section is needed and the conceptual design of this section has been completed. Detailed design is currently underway. The new modular section includes all pump ports, feedthroughs, access doors, water cooling plates and a support frame is currently being fabricated.  Many 16.5 X 16.5 inch substrates have been heated from 25C to ~500C in two minutes with no glass cracking.

4.2 Thermal Uniformity Measurements in the 2 MW/yr. System

In order to obtain consistent device performance, a high degree of thermal uniformity is desired. Steady state temperature measurements of the graphite blocks in our deposition sources showed a ± 1.5° C variation on a 400º C base across the 14.5 x 14.5 in. pocket. In order to develop a model of the temperature distribution in the substrate, finite element analysis (FEA) simulation of substrate temperatures have been done at CU Boulder. The preliminary results predict that the substrate temperature difference would be larger during transient motion than during steady state conditions. A series of temperature measurements were undertaken to provide feedback to the FEA model and to give an initial map of thermal uniformity during transient substrate motion.

The temperature measurements were performed by using thermocouples mounted in the glass substrates. A diamond coated drill bit was used to drill 0.040 in. diameter holes 0.125 in. ~ 0.25 in. deep into the glass substrates and the thermocouples were inserted into the holes. The measurements were performed at pressures and source temperatures that would be used during prototype production. The experimental setup is shown in Figure 7. It was not possible to pass the thermocouples through the load locks so the substrate was placed in position 1) in Figure 7 during warm-up of the heater.

Figure 7: Schematic of temperature measurement setup 		     Figure 8: Measured substrate temperatures

at selected points.

After the heater and CdS source had reached operating temperature the substrate was moved from position 1) to position 2) in 6 seconds. The substrate was held in position 2) for 140 seconds to acquire the temperature data for the substrate heating sequence. At the end of 140 seconds the substrate was moved back to position 1). Figure 8 shows temperature vs. time data for selected points on a substrate during the heating sequence. The initial temperatures at t = 0 are for the substrate in position 1) of Figure 1. The heating sequence begins at t = 10 sec when the substrate is in position 2) of Figure 7. As can be seen in Figure 8 there is a large spread (~ 125º C) in initial temperatures. This is due to the fact that for the sources to reach operating temperature requires about 2 hours. This initial temperature difference will be much smaller during actual process operation when the pause time will be 2 minutes.

Figure 9: Predicted substrate temperature [ºC] exiting

heater, entering CdS station.

The most pertinent temperature difference in the raw data shown in Figure 8 is between the center and the west edge since these points start at t = 0 within 1º C of each other. The final temperature difference is 3º C after 120 seconds. This is an acceptable amount of variation.

As mentioned above the initial temperature difference between the leading edge and the other points is large. One other factor that affects the raw data shown in Figure 8 is that the leading edge has been heated for six seconds more than the trailing edge.  This slow indexing time was used to eliminate damage to the thermocouple probes. In actual operation the substrate index time to move from station to station will be faster. In order to use the raw data to predict actual substrate temperatures during a process run the raw data was “normalized”. This was done by using a data fit to the measured raw data. The data fit was a bulk Euler integration model using glass parameters from the manufacturer.

The initial substrate temperatures were predicted using calculations based on radiation heat transfer. The time of heating the glass was normalized to 120 seconds of heating time. This is valid since all points on the substrate will have received 120 seconds of heating as the substrate passes into the CdS station. The bulk model was then used with the estimated initial starting temperatures and a uniform heating time to predict substrate temperatures as the substrate enters the CdS station. The center to edge temperature difference of 3º C was preserved. The resulting substrate temperature uniformity map is shown in Figure 9. As can be seen in Figure 9 the predicted temperature for the center of the leading edge is 16º C hotter than the center of the substrate. This is the greatest predicted variation.

The FEA model predicts that substrate uniformity will only increase as the substrate passes through the CdS and CdTe stations. So the thermal variation shown in Figure 9 should decrease as the substrate continues to be processed. However, it is desirable to decrease the thermal variation of the substrate in the heating station. Efforts are currently underway to reduce the temperature variation. The radiation shielding in the heater is being modified to reduce the heating of the leading edge of the substrates before they enter the heater. The real time measured data is also being used to refine the FEA model.

4.3 Cost Estimates for Large Scale Manufacturing with our Technology

During the last year, a detailed cost analysis was conducted to determine the manufacturing and facility costs for manufacturing CdTe PV by our technology.  In addition the development costs to advance the technology from the current pilot stage to a manufacturing stage was estimated.  These analysis were performed by AVA Technologies LLC of Fort Collins.  The methodology and results are summarized here.

4.3.1 Manufacturing Cost Analysis Background:

A detailed cost analysis was performed for a 20 MW/yr. PV manufacturing facility using our technology.  This analysis uses knowledge developed from the operation of the pilot scale manufacturing facility since 1997 and the development of a production prototype system for processing 16.5x16.5 inch substrates.  A manufacturing plant with an annual throughput of nominally 20 MW/yr. processing 120x60 cm frameless modules with a 63 watt rating is the basis for the analysis.  This plant throughput was chosen because it represents an incremental step towards large scale manufacturing and is comparable to other facilities.  Please note that in this analysis no building or land capital costs are included.  However, equipment costs and rent are included.

- Nominally 20 MW/yr. facility

- Operating 2 shifts/day, 7 days/week, 49 weeks/yr.

- 120x60 cm thin film modules

- Module rating of 63 watts

- Glass/glass laminate package without frame (typical for CdTe PV)

4.3.2 Methodology:  Significant effort was taken to ensure the accuracy of the data and the validity of the estimations used to generate this analysis.  With almost no exceptions, all the equipment and materials costs and labor requirements used in this analysis were obtained from direct quotes or consultation with reputed vendors.  This was augmented with the combined 35+ years experience of CSU's Materials Engineering Lab in thin film PV and vacuum equipment design.  	The analysis was performed using a spreadsheet which was provided to Ken Zweibel of NREL.

- The equipment and materials costs and labor requirements used in this analysis were obtained from direct quote or consultation with reputed vendors.

- Detailed, automated spreadsheet was utilized to generate costs.

- There are 25 processes to produce modules with this advanced technology.  Most of the processes utilize commercially available standard industrial equipment optimized for high throughput.

- Thin film modules are monolithically integrated and have no "cell" stage of processing.  There are many significant differences in both the semiconductor and packaging processing between c-Si and thin film modules.

4.3.3 Summary:   The results of the analysis demonstrates that this CdTe thin film  PV manufacturing technology has significantly lower manufacturing and equipment costs than other PV technologies.

- The manufacturing costs for modules are less than $1.00/Watt.

- These manufacturing costs are significantly lower (approximately 3-4 times) than other technologies according to data from another study [NREL 2005].

- The one time equipment costs are less than $10 million for 20 MW/yr. facility.

- These one time equipment costs are at least 5 times lower than the published costs for other technologies.

The equipment cost for the 10 MW Antec CdTe thin film facility in Germany was estimated at $27 million [Bonnet 1992].  This facility has only half the throughput of the facility described here.  A 30 MW Q-cells factory (crystalline silicon cells and modules) is approximately $75 million [Solarbuzz 2005].   Wurth Solar intends to invest approximately $66 million in a 15 MW thin film CIS facility [Solarbuzz2 2005].

Facility cost

Technology 				($ million, normalized to 20 MW/yr.)

CdTe thin film reported here			approx. $10

Antec (CdTe)					$54

Q-Cell (silicon)					$50 (May include building, not all modules, some cells)

Wurth Solar (CIS)					$88 (May include building)

The module packaging and the substrate preparation processes are quite similar between the different technologies. The difference is primarily in the semiconductor processing. Since 1991, the focus of our efforts has been to reduce the cost of the thin film semiconductor PV processing. The cost advantages of our in-line, continuous, lean manufacturing technology can be clearly seen from the above numbers.

# 5. PHASE II PLANS

As in Phase I, we will advance the tasks outlined in the statement of work during Phase II. The focus of the efforts will be to further develop the understanding of stability, yield and efficiency of CdS/CdTe devices.  We anticipate that further progress will be made towards processing 16" X 16" substrates.  We will continue our collaborative activities with other research groups and provide assistance to industries as in Phase I.

6. REFERENCES

Barth, K. L., R. A. Enzenroth, and W. S. Sampath, "Consistent Processing and Long Term Stability of CdTe Devices",  presented at the 31 IEEE PVSC, January 3-7, 2005, Lake Buena Vista, Florida.

Bonnet:  Bonnet, D. Int. J. of Solar Energy 1992, Vol. 12. pp 1-14.

NREL: Study of PV manufacturing costs available at: http://www.nrel.gov/ncpv/pv_manufacturing/cost_capacity.html, accessed July 2005.

Sampath, W. S., K. L. Barth, R. A. Enzenroth, "Progress in Continuous In-Line Processing of CdS/CdTe Devices, Including Large Area (16” X 16”) Deposition"  presentation to the Solar Program Review Meeting, Denver CO, November 2005.  available at :http://www.nrel.gov/ncpv/thin_film/docs/sampath2005solarreview.ppt

Solarbuzz:  "Evergreen Solar and Q-cells AG in Manufacturing Plant Joint Venture", Solarbuzz 1/14/05. Available www.solarzuzz.com/News/NewsEUMA58.htm, accessed July 2005.

Solarbuzz2: "Würth Solar to Invest €55 million in Thin Film Manufacturing Plant", Solarbuzz, 5/23/05, http://www.solarbuzz.com/News/NewsEUMA68.htm , accessed July 2005.

Sampath, W. S., Kurt Barth and Al Enzenroth, “STABILITY, YIELD AND EFFICIENCY OF CdS/CdTe DEVICES”, Thin Film Partnership Program, Subcontract ADJ-1-30630-07, National Renewable Energy Laboratory Final Report. 2004.  Available at http://www.nrel.gov/ncpv/thin_film/pdfs/csu_sampath_final_report2004.pdf

Barth, K. L., R. A. Enzenroth, and W. S. Sampath, "Consistent Processing and Long Term Stability of CdTe Devices",  presented at the 31 IEEE PVSC, January 3-7, 2005, Lake Buena Vista, Florida.

7.  APPENDICES

7.1. Description of Activities with the National CdTe Team

Our group has been actively participating in National CdTe Team activities.  Two members of our group attended two sub-team (stability and device physics) meetings.

Our group continues to support the basic research efforts of the CdTe Team.  We continue to supply devices, films and substrates as well as experimental data to the Team members.  As selection of the research efforts supported are listed below:

- Nine cells and 24 samples were sent to Larry Olsen at PNNL for studies with the moisture barrier

- Two samples and two devices to CS Jiang of NREL for SKPM

- Two substrates to C Corwine of CSU PV group for PL

- Two cells to T. McMahon for Rsh characterization

- Four cells to A. Fahrenbruch for transient current characterization

- Twenty cells to A. Davies of CSU PV group for micro LBIC characterization

- One substrate to Tim Gessert

- 12 cells with an outdoor fixture to N. Dehre of FSEC for outdoor condition testing

- Eight full 3.1 x 3.5 in. substrates to CSM for various studies

Three members of our group attended the National CdTe R&D Team meeting and four presentations were given.  Our group has continued an ongoing study to understand the behavior of CdTe materials under the exposure to moisture and heat.  This effort has been laid out in a detailed experimental matrix and involves multiple samples of both CdTe devices and films. Analysis techniques include JV analysis, and XPS and potentially XRD.

Larry Olsen of the Pacific Northwest National Laboratory has been a frequent visitor to our laboratory and collaborator on research projects.  A collaborative research effort with our group and Larry Olsen is currently in progress.  A detailed series of experiments is being conducted to investigate applying barrier coatings over our completed devices.  During the last year, 21 samples were sent to Larry Olsen at PNNL for studies on the effect of moisture and heat after coating, a number of these devices were be subjected to stress and humidity.  These ongoing studies have continued to result in presentations and publications including at the IEEE PVSC.

Recently our group has begun collaborating with the PNNL group on another application for thin film CdS/CdTe devices.  We have supplied a specialized sample with an etched tin oxide pattern.  This was coated with CdS/CdTe in our pilot system.  Further experiments are planned in the near future.

7.2. Description of Interactions with Industry

Our CSU organization has a ongoing relationship with AVA Technologies LLC of Fort Collins to advance CdTe manufacturing.  The members of AVA Technologies are also faculty at Colorado State University.  AVA Technolgies has been awarded an DOE Inventions and Innovation (I&I) grant.  A subcontract to CSU is part of this I & I grant.  The close relationship that AVA Tech has with a major research university is very beneficial for both parties.  This I & I grant then dovetails with the CSU activities.  On April 5, AVA Technologies LLC and our CSU organization hosted a day long meeting on our technology.  The members of AVA Tech, Lisa Barnett of DOE, members of the DOE Golden Field Office, NREL and Dave Miles of NSC/Acheson attended.  In addition, one of the end users of our PV modules, CSU Facilities, described their need for potentially tens of megawatts of PV.  This represents a significant market for our technology.  During this meeting a detailed power point presentation was given which covered the PV market conditions, description of our technology, and a review of this I &I project tasks and timelines.  This presentation was 43 pages long so it is not included here but can be made available on request.

Specialty electronic coatings are used as an electrode for our PV devices.  These materials are supplied by Acheson Industries which is a part of National Starch and Chemical (NSC is the US subsidiary of the approximately $10 Billion/yr, ICI Group).  NSC manufactures critical products for the semiconductor, electronics and photonic industries.  Our group has a continuing involvement with NSC to advance CdTe PV under the I and I program.  During this last year, 126 substrates to NSC for metallization studies.

During the last year, a large corporation capable of very large scale manufacturing has expressed interest in pursuing a potential partnership for PV manufacturing with our technology.  Numerous teleconferences and site visits have been conducted with high level representatives of the company.  Documentation was also provided which includes:

A. A detailed review of any environmental and occupational safety aspects with our technology

B. A detailed break down of the cost to manufacturing large volumes of PV with our technology.

C. A non-disclosure agreement.

D. Description of the advantages of our technology over competing technologies.

E. Details on the intellectual property ownership.

These requests are in support of developing a potential partnership relationship.  The environmental analysis was prepared with the assistance of an industrial hygienist and demonstrated that only simple, industry standard environmental health and safety practices are needed for to protect workers in a large scale manufacturing facility using our technology.  This effort was enabled by the materials available at http://www.nrel.gov/cdte/.

On May 4, Peter Meyers and Roger Green of First Solar visited our facility and was given a full tour and presentation on our activities.  This was followed with a conference call from Nelson Devoe for possible consulting.

Southwall Technologies and an investor group represented by Jim Frantz were given detailed presentations on the advantages of CdTe PV manufacturing.

Based on their request, Solar Fields has been provided details of our metallization and they were put in touch with NSC.

Five cells were provided to Trace Photonics for Beta radiation studies.

John Bleem from the local utility, Platte River Power Authority, was given a facility tour.

7.3. Additional Activities

The deputy director and two program managers of the Colorado Office of Energy Management and Conservation (OEMC) visited our laboratory and were given a demonstration and brief presentation. They have offered to assist with the technology transfer efforts.

In November 2005, the well known CdTe PV researcher, Dr. D. Bonnet, visited CSU.  In addition to visiting J. Sites lab, Dr. Bonnet was given a full tour of the Materials Engineering Lab.  A demonstration of our pilot scale CdTe manufacturing system was conducted.  The current status of the 2 MW/yr. prototype manufacturing line being developed by AVA Tech. and CSU demonstrated.  Dr. Bonnet gave a presentation to our group on CdTe manufacturing facilities of ANTEC of Germany.

We are collaborating with Prof. Roop Mahajan of University of Colorado, Boulder. He is an internationally renowned authority in the field of heat transfer in processing semiconductors. This work through the International Center for Science, a UN agency, in collaboration with our group has been selected for funding. The funding will support two students and demonstration projects in Mexico and India. This will provide more opportunity for studying stability under field conditions.

A series of measurements of the residual stress in the glass substrates after processing through our continuous pilot scale system have been completed as per ASTM C1279.  Glass substrates with different levels of residual stress have been sent to the ASU Photovoltaic Testing Lab for hail impact tests. These studies will establish the stress levels needed to pass the hail impact test for modules as per IEC 61646.

Prof. Wilbur's group at Colorado State University was supported with 11 devices and characterization for high altitude balloon studies and the devices performed well in these studies.  These studies were part of the Colorado Space Grant program and efficiencies of 15% were measured at high altitudes at temperatures of -23 degrees C. The results were presented at Jet Propulsion Laboratory.

7.4. Student Activities

Graduate students, Tushar Shimpi, Marh Armijo and Rick Lueb were supported through this project.  They have assisted in the activities described in this report.   Tushar Shimpi and Toru Takamiya have performed their graduate research on this project.  The objective of Tushar Shimpi's his thesis was to develop an understanding of the hail impact test and Toru Takamiya conducted research on the Photocapacitance method described earlier.  Hershel Shelly is conducting his Ph. D. research on this project.  His research is to study the pilot scale process from an industrial engineering perspective. Chetan Malhothra of CU Boulder is pursuing his Ph.D. through thermal and deposition modeling of the process. Marh Armijo and Rick Lueb have recently started their graduate studies.

7.5. Publications, Communications and Presentations

During the recent Solar Program Review Meeting, Sampath from our group gave a talk entitled, "Progress in Continuous In-Line Processing of CdS/CdTe Devices Including Large Area (16” X 16”) Deposition" [Sampath 2005].  The manuscript [Barth 2005] was also drafted and is published in the proceedings.

In addition to the tasks outlined above, two members of our team attended the 31st IEEE PVSC.  Two oral presentations (preprints were sent to you earlier) were given.  In addition, a poster was presented at the ICTMC conference and this paper has been accepted for publication in a journal.

7.5.1. Publications and Presentations

Sampath, W. S., K. L. Barth, R. A. Enzenroth, "Progress in Continuous In-Line Processing of CdS/CdTe Devices, Including Large Area (16” X 16”) Deposition"  presentation to the Solar Program Review Meeting, Denver CO, November 2005.  available at :http://www.nrel.gov/ncpv/thin_film/docs/sampath2005solarreview.ppt

Barth, K. L, R. A. Enzenroth, and W. S. Sampath, "Progress in Continuous In-Line Processing of CdS/CdTe Devices Including LargeArea (16 x 16 inch) Deposition" paper for the Solar Program Review Meeting, Denver CO, November 2005.  Published in proceedings.

Malhotra, C. P., Mahajan, R. L., Sampath, W. S., “Use of a Commercial Finite Element Software for Predicting Deposition Rates and Uniformity in High Knudsen number PVD”, accepted to IMECE 2005: ASME International Mechanical Engineering Congress Orlando, FL, November 5–11, 2005

"Mass Production of CdTe Solar Photovoltaics" Presentation and facility tour for the Fort Collins, Colorado Chamber of Commerce Chamber Environmental Committee, Oct 12, 2005.

Malhotra, C. P., Mahajan, R. L., Sampath, W. S., Barth, K. L., Enzenroth, R. A., “Prediction of Spatial Evolution of Temperature across Substrates during the Deposition Process for Manufacturing large area CdTe Photovoltaic panels,” submitted to IHTC-13: 13th International Heat Transfer Conference  Sydney, August 13-18, 2006

Barth, Kurt, W. S. Sampath, Robert "Al" Enzenroth, "Project Update Facility Tour",  Presentation, Discussion and Facility Tour with the with representatives of US DOE, and Industry, April 5, 2005.

Enzenroth, R. Albert, K. L. Barth, and W. S. Sampath, "Correlation of Stability to Varied CdCl2 Treatment and Related Defects in CdS/CdTe PV Devices as Measured by Thermal Admittance Spectroscopy", Journal of Physics and Chemistry of Solids, pp 1883-1886, 66 (2005).

Barth, Kurt, "Mass Production of Thin Film Solar Photovoltaics", Invited seminar For US DOE Golden Field Office March 17, 2005.

Malhotra, C. P., Mahajan, R. L., Sampath, W. S., Barth, K. L., Enzenroth, R. A., “Control of Temperature Uniformity during the Manufacture of Stable Thin-Film Photovoltaic Devices”, submitted to International Journal of Heat and Mass Transfer in March 2005

Sampath, W. S., Robert. A. Enzenroth and Kurt L. Barth, "Mass Production of Thin Film Solar Photovoltaics", Presentation, Discussion and Facility Tour with the Fort Collins Utilities, and CSU Facilities, March 3, 2005.

# Enzenroth, R. A., K. L. Barth and W. S. Sampath, "Thermal Admittance Spectroscopy Study: Preliminary Observations of a Meyer-Neldel Relationship in CdTe Devices", Invited talk to senior Researchers and managers, NREL Golden CO, February, 16, 2005.

# Barth, K. L., R. A. Enzenroth, and W. S. Sampath, "Consistent Processing and Long Term Stability of CdTe Devices",  presented at the 31 IEEE PVSC, January 3-7, 2005, Lake Buena Vista, Florida.

# Enzenroth, R. A., K. L. Barth and W. S. Sampath, "Thermal Admittance Spectroscopy Study: Preliminary Observations of a Meyer-Neldel Relationship in CdTe Devices", presented at the 31 IEEE PVSC, January 3-7, 2005, Lake Buena Vista, Florida.

# Barth, K. L., R. A. Enzenroth, and W. S. Sampath, "Advances in Continuous In-Line Processing of CdS/CdTe Devices: Stability and Scale-Up", DOE Solar Energy Technologies Program Review Meeting, October 25-28, 2004, Denver, Colorado.

# Sampath, W. S. K. L. Barth, "Mass Production of CdTe Solar Photovoltaics",  American Society of Mechanical Engineers (ASME), Centennial Section Laboratory tour and presentation, Nov. 18, 2004.

# Malhotra, C. P, R. L. Mahajan, W.S. Sampath, K. L. Barth, R.  A. Enzenroth, "Control of Temperature Uniformity during the Manufacture of Stable Thin-film Photovoltaic Devices",  ASME International Mechanical Engineering Congress & Exposition, (IMECE 2004), November 13-19, 2004, Anaheim, California.

Barth, K. L., "Mass Production of CdTe Solar Photovoltaics", Mechanical Engineering Seminar Series, Colorado State University, October 15, 2004.

Enzenroth, R. Albert, K. L. Barth, W. S. Sampath, "Correlation of Stability to Varied CdCl2 Treatment and Related Defects in CdS/CdTe PV Devices as Measured by Thermal Admittance Spectroscopy", 14th International Conference on Ternary and Multinary Compounds, September 27-October 1, 2004, Denver, Colorado, USA.

7.5.1. National CdTe R&D Team Meeting Presentations

Sampath, W. S, R. Albert Enzenroth, and Kurt L. Barth, "Advances in Continuous In-Line Processing of CdTe PV Devices" National CdTe Team Meeting, Sponsored by the DOE through the National Renewable Energy Laboratory, Golden, CO, May 5 and 6, 2005. Available at NREL website: www.nrel.gov/ncpv/thin_film/docs/Sp-top-Sampath.ppt

# Barth, Kurt L., R. Albert Enzenroth and W. S. Sampath, "Progress at AVA Technologies LLC" National CdTe Team Meeting, Sponsored by the DOE through the National Renewable Energy Laboratory, Golden, CO, May 5 and 6, 2005. Available at NREL website:  /www.nrel.gov/ncpv/thin_film/docs/Ind-AVA%20Tech.ppt#366,1,Progres

Enzenroth, R. A., K. L. Barth, and W. S. Sampath "Estimation of Acceleration Factors by Comparison of Performance During Accelerated Stress and in Outdoor Conditions",  National CdTe Team Meeting, Sponsored by the DOE through the National Renewable Energy Laboratory, Golden, CO, May 5 and 6, 2005. Available at NREL website:  /www.nrel.gov/ncpv/thin_film/docs/Stab-Al%20Enzenroth.ppt

Enzenroth, R. A. T. Takamiya, K.L. Barth, and W.S. Sampath, "Steady State Photocapacitance (PHCAP) Study of CdS/CdTe PV Devices", National CdTe Team Meeting, Sponsored by the DOE through the National Renewable Energy Laboratory, Golden, CO, May 5 and 6, 2005. Available at NREL website:  www.nrel.gov/ncpv/thin_film/docs/Mat-chem-Al%20Enzenroth.ppt

# Enzenroth, R. Albert, K. L. Barth, W. S. Sampath, "Stability Sub-Team Meeting" October 25, 2004, Denver, Colorado, USA.

Barth, K. L., R. A. Enzenroth, and W. S. Sampath, "Advances in Continuous In-Line Processing of CdS/CdTe Devices: Stability and Scale-Up", DOE Solar Energy Technologies Program Review Meeting, October 25-28, 2004, Denver, Colorado.

# Text boxes

undamaged tin oxide

about a 2x  difference suggested

films

round 3 not through

Round 3

4.6-4.10

4.1-4.5

3.6-3.10

2.6-2.10

2.1-2.5

(ohm-cm)

resistance for 1 cm of scribe

laser pulse energy density (J/cm2/pulse)

6.5

6.0

5.5

5.0

4.5

4.0

3.5

3.0

2.5

2.0

1.5

1.0

100000

10000

1000

100

10

1

0

1064 nm laser scribing results

-0.4

-0.3

-0.2

-0.1

0.1

0.2

0.3

0.4

0.5

0.6

0.7

0.8

0.9

1.0

1.0

-0.0100

-0.0080

-0.0060

-0.0040

-0.0020

0.0020

0.0040

0.0060

0.0080

0.0100

0.0120

0.0140

0.0160

0.0180

0.0200

0.0220

0.0250