COMMENTS ON NUMI DECAY PIPE REVEIW

Robert Sanders

7/12/01

(1)  Decay Pipe Out-Of-Roundness

There appears to be concern that the wet cement, when it is poured, will distort the decay pipe into an oblong cross section at the ends.  It could then become difficult to weld the end caps onto the decay pipe.  There was also mention made that the contract with Healy may need to be changed to prevent or deal with this potential problem.  In light of this, it is appropriate to look at the implications of the out-of-roundness specifications in section UG-80 of the ASME Boiler and Pressure Vessel Code.

UG80 must be followed in order to use UG28 of the ASME code.  Therefore, since the contractor determined the external pressure rating of the decay pipe using the equations from UG-28;  the decay pipe  must satisfy the roundness requirements of UG 80.  If, after the decay pipe is installed and after the concrete is poured, the decay pipe does not satisfy the roundness requirements of UG 80 there are implications for both Fermilab and the contractor.

For Fermilab, the ES&H manual chapter 5033 requires the decay pipe, as a vacuum vessel, be built to the ASME code.  This is a safety standard, not a contract specification that can be changed at will.  A damaged out-of-round decay pipe that does not satisfy UG80 is a serious and difficult safety concern that would have to be addressed through the formal safety review process of the vacuum vessel engineering note.

For the contractor, if the Decay pipe after the concrete is poured does not satisfy UG-80 then it does not satisfy 3.1-A of the contract specification.  Specification 3.1-A requires the decay pipe to be fabricated in accordance with the ASME Boiler and Pressure Vessel Code.  The contractor is therefore obligated to repair or replace any damaged decay pipe.  The contractor must be made to understand that the present contract requires that the entire decay pipe satisfy UG80.

(2)  Damage of Copper Pipe Due to Falling Concrete

The contractor is required by the contract to install the copper cooling pipes in accordance with ANSI standards.  The applicable standard here is the ANSI B31.3 piping code.  If, while pouring concrete, the contractor damages, bends and twists the copper cooling pipe then the contractor must either demonstrate that the pressure rating of the damaged pipe is adequate in accordance with the ANSI B31.3 piping code or else replace the damaged pipe.    Permanent bending of the copper pipe causes work hardening and plastic deformation which will affect the pressure rating of the pipe.  By emphasizing this to the contractor, Fermilab also minimizes the chance of the copper pipes being twisted about to touch the decay pipe and causing galvanized corrosion.

(3)  Concrete Pouring

In light of comments #1 and #2 above, it is mandatory that the wet concrete be poured in such a way that the decay pipe and copper cooling pipes do not suffer permanent deformation or damage.

(4)  Plastic sleeves on Copper Pipe

The copper cooling pipes pass through the ring stiffeners placed every 210” along the length of the decay pipe.  Plastic sleeves should be inserted into the holes in the stiffeners through which the copper pipes must pass.  One end of the sleeve should have a lip to prevent it falling through.  Perhaps the sleeves could be glued in place.  Ideally the sleeves would have a snug fit around the copper pipe to help restrain its deflection.

(5)  Deflection of Copper Pipe

To prevent the copper pipe from deflecting and touching the decay pipe, consider keeping the copper cooling pipes under tension when pouring concrete.  This will greatly minimize the lateral pipe deflection while being agitated by the swirling motion of the wet cement.  Copper pipe of this type are sometimes pulled through holes in the ground much like pulling wires through conduit.  It effect, you would be pulling the copper pipes into the straight paths you want through the wet cement.

One could also consider using circular disks of plastic with annular holes that slide over the copper pipes.  These spacers, placed at discrete intervals, would keep the copper pipes from touching the decay pipe.  The axial position of the plastic spacers could be maintained with clamps (or tie-wraps???) around the copper pipes.

The possibility of using commercial processes to coat the copper pipe with dielectric coating could be considered.  See item #9 below.

(6)  Future Larger Vacuums Pumps

Fermilab should not do anything to prohibit the installation of bigger vacuum pumps in the future if the need for them ever arises.  What is done is done, but just don’t back yourself into corner in case vacuum problems develop.

(7)  Additional Ports

The decay pipe should have a drain at the bottom and a vent at the top.  They could be welded off, but my strong personal preference is to run the pipes to an accessible location and install high quality valves such as Whitey ball valves that are vacuum tight and lock them shut.  The drain valve could be used to drain water or vacuum pump oil from the decay pipe.  The drain and vent valves together could be used to purge the decay pipe with nitrogen gas to dry it, if the need ever arose.

Additional vacuum instrumentation ports (i.e. ¼” SS tubing runs) should be installed at the decay pipe top and bottom as well.  Do not add instrumentation, but if vacuum problems arose additional instrumentation could be added to these ports to aid with the diagnostics.  I would terminate these taps with high quality valves such as Nupro 4BKs and lock the valves closed.  These ports may never be needed but this is a cheap thing to do.  Minimizing the number of instrumentation ports is not a good practice especially on a on a ½ mile long vacuum vessel.

(6)  Safety What-If questions

What would happen if the entire decay pipe filled with water?  Also what would happen if the entire decay tunnel filled with water but not the decay pipe?

(7)  Fatal leak Size in Decay Pipe

The vacuum pump will have a speed of 400 cfm pumping down to 1 Torr.  How big of a hole would it take in the decay pipe to overcome this vacuum pump?  The leak rate would be 400/760 = 0.526 scfm air.  If I assume the hole in the decay pipe is a sharp edged orifice (flow coefficient of 0.62) with choked sonic flow of air with an upstream pressure of 14.3 psia (Fermilab typical ambient air pressure) and apply equations from the AGCO series 80 catalogue; I find a hole size of .06” diameter in the decay pipe could cause such a leak.  My calculations should be checked.

That’s about a 1/16” diameter hole - a pretty big hole - in the decay pipe that would overwhelm the vacuum pump.  My gut feeling is that leaks much-much smaller than that would be found by the leak detection test specified in the contract section 3.7D  for the decay pipe welds.

I feel that NUMI is on the right track by closely monitoring how the leak testing is done.  If the tests are done properly, it appears there should be little problem achieving the desired vacuum in the decay pipe.  Knock on wood.

(8)  Leak Testing Advice

If expert advice is needed on the solution film leak teak testing decay pipe, there are independent non destructive testing (NDT) labs and companies in the Chicago area.  Argonne National Lab , many years ago, had a very good non-destructive testing group and for all I know, it may still be good.

If you really don’t trust the contractor, an outside NDT group could be brought in to do some spot checks on the leak testing

(9)  Decay Pipe Paint Job

Underground pipelines are common.  The companies than put in underground natural gas and oil pipe lines certainly expect their pipelines to last much longer than 10 years.  By applying the same technology used for these underground pipelines, it should be possible to get the decay pipe to last 10 years.

Since there is concern about corrosion on the decay pipe,  Fermilab should look at proven techniques used to prevent corrosion on underground pipes.  I recommend reviewing the adequacy of contract specification 2.1 D for painting the decay pipe.  Perhaps (and perhaps not) an additional coating should be applied to the decay pipe or the copper cooling tubes to prevent corrosion.  For example if a dielectric coating is needed, there is a company BendTec ( http://www.bendtec.com/coatline.html ) which among other things can paint and apply dielectric coatings to large underground pipes to prevent corrosion.