Before the
FEDERAL COMMUNICATIONS COMMISSION
Washington, D.C.   20554

In the Matter of 				)

)

Implementation of Section 304 of the		)	CS Docket No.  97-80

Telecommunications Act of 1996		)

)

Commercial Availability of			)

Navigation Devices				)

#### STATUS REPORT

January 7, 2000

TABLE OF CONTENTS

SUMMARY	1

BACKGROUND	3

SPECIFICATIONS FOR THE DIGITAL SECURITY MODULE AND ITS INTERFACE	5

ANALOG SEPARATION SPECIFICATIONS	9

CONCLUSION	13

Before the
FEDERAL COMMUNICATIONS COMMISSION
Washington, D.C.   20554

In the Matter of 				)

)

Implementation of Section 304 of the		)	CS Docket No.  97-80

Telecommunications Act of 1996		)

)

Commercial Availability of			)

Navigation Devices				)

STATUS REPORT

Pursuant to the Commission's Report and Order in the above-captioned proceeding, the undersigned multiple system operators ("MSOs") and the National Cable Television Association ("NCTA") hereby submit the third semiannual progress report called for in the Report and Order.

# SUMMARY

The Commission ordered the filing of semiannual status reports to assure itself that the cable industry, through Cable Television Laboratories, Inc. ("CableLabs"), was making steady progress in the development of specifications for a digital security "Point of Deployment" ("POD”) module and for a digital security module interface as well as to apprise it of other industry efforts to foster the availability of navigation devices as required by the Report and Order.

We are pleased to report herein that, as was the case with the Status Reports filed in January and July, 1999, CableLabs is once again on track in developing and delivering the information necessary so that manufacturers can build digital security modules and host devices with a digital security module interface.   As a result, manufacturers should be able to supply cable operators with digital POD modules by the Commission’s July 1, 2000, deadline.

We also report that work has continued on developing a means to separate analog security from non-security functions – a requirement imposed by the Commission and vigorously opposed by the cable industry for a number of reasons.   As we detailed in our July 1999 report, developing an analog version of the digital POD module would be costly to consumers, as well as uneconomic, particularly as the transition to a digital communications environment is well underway.  Moreover, as the Commission knows, the OpenCable effort was focused on digital equipment and the Commission's July 2000 deadline for separation of security from non-security functions in all digital and hybrid set-tops was based on a cable industry timetable for the digital POD module only.

The market for analog POD modules will be limited.  Indeed, they are only necessary for use in the analog component of “hybrid” analog/digital boxes made available at retail stores.  Under the Commission’s Rules, operators need not have analog POD modules available if they do not deploy “hybrid” boxes or, even if they do, if their subscribers do not use the analog descrambling functions of the hybrid boxes the cable operator offers.  Nevertheless, as we describe herein, CableLabs has adopted an optional OpenCable architecture for an analog POD module and published an analog host interface specification – both based on the

EIA 105.1 (Decoder Interface) standard.    But, based on what we know today, even under the best case scenario, a reasonably aggressive product development plan will not result in the availability of analog POD modules by July 1, 2000.

# BACKGROUND

On June 24, 1998, the Commission released its Report and Order in this proceeding implementing Section 304 of the Telecommunications Act of 1996.   Section 304 calls upon the Commission to adopt rules to ensure the commercial availability of navigation devices, while not jeopardizing the signal security of an affected multichannel video programming distributor ("MVPD").   As part of that Report and Order, the Commission determined that one means of implementing these twin goals was to separate security (i.e., conditional access) functions from non-security functions and to require that only the non-security functions be made commercially available in equipment provided by entities unaffiliated with the MVPD.   The security functions would reside in a separate security module to be obtained from the MVPD.

In its decision, the Commission referenced the ongoing effort of CableLabs, a research and development consortium of cable television system operators representing both North and South America, to develop specifications for both a digital security module and a digital security module interface.   As the Commission was well aware, the OpenCable effort was focused on cable’s digital set-top boxes.  It was envisioned that once such specifications were developed and the interface was adopted as an industry standard, manufacturers could produce digital navigation devices (such as digital cable set-top boxes) with the standardized digital security module interface and make such equipment available at retail.  Cable operators would then supply a compatible digital security module to the customer.

In the course of the navigation devices proceeding, the Commission requested from the cable industry a schedule of milestones for meeting the OpenCable forecast of September 2000 for having digital security modules available from cable operators.  The schedule submitted to the Commission included milestones for the development of specifications for the digital security module and the digital security module interface.  It also included a post-specification time-line for development and production of the digital security module.

The Commission adopted a more aggressive schedule than had CableLabs and ordered that digital security modules be available from cable operators by July (not September) 2000 and applied that deadline not only to digital boxes, but also to analog and hybrid boxes.   On reconsideration, the Commission concluded that the analog separate security requirement would not apply to "analog-only" boxes but would still apply to "hybrid" boxes if a cable operator deployed hybrid boxes and his subscribers used the analog descrambling capabilities of those boxes.  The Report and Order also had included (without change) the industry-provided schedule of interim milestones for development of the digital separate security module and specifications for its interface.

Eight multiple system operators involved in the OpenCable project had made commitments to that project in a letter to NCTA, which was submitted for the record in this proceeding.  To "assure itself that the schedule was being met," the Commission ordered those MSOs to file semiannual progress reports with the Commission.  The Commission established filing dates of January 7, 1999, July 7, 1999, January 7, 2000, and July 7, 2000, for the MSOs to detail "the progress of their efforts and the efforts of CableLabs to assure the commercial availability to consumers [of navigation devices]."  This is the third of such status reports.

# SPECIFICATIONS FOR THE DIGITAL

# SECURITY MODULE AND ITS INTERFACE

We are pleased to inform the Commission that CableLabs is on track for developing and delivering the information necessary so that manufacturers can build digital security modules and host devices with the digital security module interface by July 2000.

As for the development of specifications for the digital security module (the POD module), the schedule called for the completion of a specification by December 1998 and, as reported in our first Status Report, that has been accomplished.

With respect to the development of specifications for the digital security module interface, the schedule called for a recommended specification to have been made publicly available and released to the Society of Cable Telecommunications Engineers ("SCTE") for adoption as a U.S. standard by December, 1998.  As we previously reported, the digital security module interface specification not only was submitted to SCTE by year-end, 1998, but it was also approved by SCTE as a U.S. standard in December 1998.

In our first report, we cited concerns expressed by the Motion Picture Association of America (“MPAA”) and others that a copy protection scheme should be adopted to provide protection of digital content across the interface between the module and the host device.  Since the filing of the last report, such a specification was agreed upon by MPAA and the cable industry, and that specification has been advanced within a working group of the SCTE Digital Video Subcommittee ("DVS").  This specification has been subject to continuing review and comment by the MPAA, the cable industry, the consumer electronics industry and the companies owning the selected copy protection technology, to ensure that the specification, which involved new technology, is workable.  Of course, the use of content protection technology is subject to developing an acceptable licensing program and appropriate licensing agreements.

The cable industry has adopted a suitable copy protection solution as an OpenCable specification and vendors have signaled their intent to build to this specification for the development of the POD module in order to meet the July 1, 2000, Commission requirement.  In parallel, the cable industry will work with SCTE and its members to secure the standardization of this specification.

With respect to milestones occurring between our July Status Report and this filing, we are pleased to report that (1) OpenCable has completed Interoperability Testing for a preliminary digital security module; and (2) a prototype for the final digital security module form-factor has been completed – events that were scheduled to be accomplished by (1) July 17, 1999 and (2) December 1, 1999, respectively. By form factor we mean the final physical shape which the security module will take.  In this case, that shape is the PCMCIA standard for PC cards.

In addition, OpenCable has completed the first round of Interoperability Testing for the final digital security module form factor.   Interoperability testing is important because, initially, PODs are built with no constraints as to size in order to demonstrate that they can carry out their functional rule.  Then vendors proceed to “shrink” the POD into a package required to meet the form factor requirements.  Vendors are in the process of doing the size reduction for the interoperability tests and the results look promising.

We must note, however, that while a form factor for the POD module has been completed, only two companies have done so, potentially limiting the supply of such modules by the July 1, 2000, deadline.  The two companies are General Instrument and Scientific-Atlanta, two key vendors.  Other companies are attempting to transition from their existing products which were designed to a European, DVB specification.  While these companies have not completed the final form factor work, form factors are not the only measure of progress, and all interoperability event participants had made significant progress that allowed them to participate in the December interoperability event. Although completion of such testing was to have been accomplished by January 1, 2000, additional testing has been scheduled to assure even wider interoperability.

In October 1999, CableLabs publicly released the final five POD-related OpenCable 1.0 Interim specifications for hardware elements, including the unidirectional functional requirements, the bi-directional functional requirements, the unidirectional terminal requirements, the OpenCable network interface and the host POD module interface.  These five Interim specifications completed all major hardware elements of the OpenCable specifications.  While labeled “Interim” specifications, they are essentially final in all major respects.  In fact, CableLabs defines “Interim Specification” as “a document which has undergone rigorous [MSO] and vendor review, suitable for use by vendors to design in conformance to and for field testing.”

The FCC’s rules do not require cable operators to have host devices with interfaces for PODs (at least until January 1, 2005).  Nevertheless, CableLabs has been conducting interoperability tests to assist manufacturers of such host devices in making sure those devices work with the POD.  In this regard, based on draft specifications published in August, nine manufacturers had completed sufficient development to bring host devices to the interoperability

testing event in December. The purpose of the Interim specifications was to spell out for suppliers and others how to build products compatible with the OpenCable architecture for digital video systems, which will interoperate across the majority of cable systems. With their release, manufacturers could begin building first generation OpenCable-compliant digital set-top boxes for delivery by July 2000 that will work with cable-operator supplied OpenCable-compliant POD modules.

Other activities demonstrate the steady progress being made by the OpenCable effort.  For example, at the Western Cable Show this past December, CableLabs and the California Cable Television Association co-sponsored CableNET, an educational forum demonstrating the potential of the cable industry’s hybrid fiber/coaxial systems.  As a part of CableNET, numerous companies teamed together to show their work achieving interoperability.  CableLabs and the undersigned MSOs are working with the rest of the cable industry through these events and others which will foster the commercial availability of digital set-top boxes.

Among the OpenCable interoperability host device (set-top) providers at CableNET were General Instrument, Microsoft, Panasonic, Philips, Samsung, Scientific-Atlanta and Zenith.

POD module manufacturers included: General Instrument, Mindport, NDS, Nagravision, Scientific-Atlanta and SCM Microsystems.  In addition, head-end equipment providers for

OpenCable were DiviCom, General Instrument and Scientific-Atlanta.  Retail participants included Microsoft, Pioneer, and Sony.

In addition to OpenCable interoperability events, considerable bilateral activity has occurred and is occurring between individual vendors in preparation for the interoperability

events.  For example, a number of companies have also worked together in a group, calling

themselves the POD Interoperability Forum.  Companies can learn – and have learned – a great deal from these joint efforts to get two manufacturers’ products working together.  This kind of intensive effort greatly increases the value of the formal interoperability events conducted by CableLabs.

One last note: While the OpenCable effort has met virtually all of the milestones that were submitted to the FCC in the Navigation Devices proceeding, it must be remembered that those milestones were established in the context of a September 2000 date for the availability of digital POD modules, not the accelerated July 2000 date ultimately established by the FCC.  While the cable industry intends and expects to have digital POD modules available by July 2000, it will take the continued efforts of OpenCable staff, CableLabs personnel, cable operators, and particularly cable equipment manufacturers, to make that FCC deadline a reality. Indeed, while the FCC rules will hold cable operators accountable if digital POD modules are not available by July 1, 2000, those operators must rely upon the efforts of cable equipment manufacturers and others to provide those modules to them by July 1, 2000.

# ANALOG SEPARATION SPECIFICATIONS

In addition to requiring the separation of security from non-security functions in digital navigation devices, the Commission, over the objection of the cable industry and others, initially ordered that the separation requirement also be applied to the analog portion of both analog-only set-top boxes and hybrid boxes with analog and digital descrambling functions.  The deadline by which time cable operators had to have available security modules to descramble analog programming in either analog-only or hybrid boxes sold at retail was also set at July 1, 2000.  On reconsideration, the Commission ruled that the separate security requirement would not apply to operators who deployed analog-only set-top boxes, but retained the requirement if the operator deployed hybrid boxes and the operator’s subscribers used the analog portion of those boxes to descramble analog programming.

Because the OpenCable project had not addressed the separation of analog security functions or perhaps because of the practical, technical and legal complications associated with achieving such a result, no interim milestones were included in the Report and Order regarding the development of specifications for an analog security module to unscramble analog programming.  As the Commission was aware when it adopted the Report and Order, the OpenCable effort had been focused on digital set-top boxes, consistent with the Commission goal to foster migration from analog to digital services.

As discussed in our July 1999 Status Report, CableLabs has concluded that the only potentially feasible approach to separating analog security and non-security functions in hybrid boxes is to use either the existing Electronics Industry Association ("EIA") standard EIA-105 "Decoder Interface" or an abridged version of the standard.  Including such an interface on hybrid set-top boxes provided at retail would accommodate a connection for an external analog separate security module.  This module would be provided by the cable operator and would perform the analog descrambling function.

We observed in our July 1999 report that there will be a negligible market – if that – for  hybrid set-top boxes sold at retail or for operator-supplied analog separate security modules for those hybrid boxes.  First, the analog modules are not needed in all-digital or all-analog systems.  Second, even if an operator deploys hybrid boxes, it need not make available analog POD modules for hybrid boxes sold at retail if its subscribers do not use the analog descrambling portion of the operator’s hybrid boxes.  That would be the case where, for instance, the operator duplicates his analog scrambled programming on his digital tier(s).

A significant number of cable operators who have deployed hybrid boxes intend to provide just such "duplicated analog" programming and therefore will not need to use the analog descrambling function of the hybrid box.   In such circumstances, if a cable operator has sufficient capacity to duplicate its scrambled analog programming on a digital tier, subscribers who have a digital set-top box will not need a hybrid set-top box with analog descrambling capabilities because all programming which is available in the scrambled analog format will also be duplicated in digital form.

The only instance where a hybrid digital/analog set-top box may have any utility – and where operators would have to have available analog POD modules in case a subscriber obtained a hybrid box at retail – is where an operator does not duplicate his scrambled analog programming on a digital tier and where subscribers take both digital services and scrambled analog services.  Since this is expected to be a very small market segment, production of hybrid boxes which accommodate a separable analog security module – as well as production of analog POD modules themselves – is not likely to be economically feasible.  As we said in our July 1999 report, it is indeed arguable that this market segment by itself cannot justify the non-recurring engineering costs to design a hybrid digital/analog set-top box to accommodate a separate analog security POD module.

As described in our last report, CableLabs has been working to develop a means to satisfy the FCC's analog separation requirement.  It determined that the only potentially feasible approach for accomplishing this is to use the existing EIA-105 Decoder Interface Standard as a basis for an optional OpenCable specification, which was accomplished with the publishing of the optional specification in December 1999.  To comply with the FCC’s requirements, OpenCable has published optional specifications for an analog interface based on the EIA 105.1 (Decoder Interface) standard.  That specification – IS-APOD-WD1-991208 – is available on the OpenCable website.  Now manufacturers who are asked to build “hybrid” set-top boxes with an interface for an analog POD and manufacturers who are asked to build analog POD modules may do so if demand is sufficient to build such uneconomic devices.

However, as stated in our July 7, 1999, Status Report (incorporated by reference herein), even with its adoption as an optional OpenCable standard, the Decoder Interface requires additional work before commercial production is possible.  That work includes construction and testing of a prototype as well as interoperability testing as was done with the digital POD modules.  CableLabs stands ready to assist any vendors who request assistance with design or interoperability testing for such devices.  Nevertheless, even under the best of scenarios, based on what we know today, analog POD modules will not be available for cable operators to provide to subscribers by July 1, 2000.

In this regard, we note that the Commission has already indicated flexibility with respect to the July 1, 2000, deadline for availability of the separate analog POD module.  In its brief in the consolidated appeal of the FCC’s Navigation Devices Orders, the Commission addressed the argument that applying the July 1, 2000, deadline to analog security POD modules was arbitrary since that date was based upon an industry-supplied deadline for digital security POD modules.

As part of its response to that argument, the Commission and the Department of Justice represented to the Court that:

[T]he Commission is monitoring [the] industry’s progress toward complying with the July 1, 2000, deadline and has indicated that it will continue to assess the propriety of the deadline based on the semi-annual reports it receives from the industry.

* * *

[N]othing is set in stone.  The Commission made abundantly clear that it would monitor industry progress and market conditions to evaluate the appropriateness of retaining its compliance deadlines.

# CONCLUSION

The CableLabs effort is on track in providing information manufacturers need to build digital POD modules by the July 1, 2000, FCC deadline.  The milestones submitted to the FCC addressed only the digital POD module and host interface, and were keyed to a September 2000 date for the availability of digital POD modules.  Nevertheless, manufacturers of retailer-supplied boxes now have all of the “build-to” specifications they need to build a first generation, OpenCable-compliant host interface (set-top box).  And manufacturers of cable operator-supplied POD modules also have virtually all of the information they need to build the OpenCable-compliant digital POD module.

The analog POD module is a different story.  Despite publication of an optional OpenCable analog specification, because of the construction and testing which still needs to be

done, it does not appear that manufacturers can have analog POD modules available to operators by July 2000.  CableLabs and cable operators will continue to examine alternative means of achieving the goals of commercial availability in situations where operators provide to their customers hybrid boxes which are used to descramble analog programming and where retailers wish to offer hybrid boxes.

We will keep the Commission appraised of the progress of the industry’s efforts on these issues in the coming months as the July, 2000 deadline approaches.

Respectfully submitted,

AT&T BROADBAND & INTERNET		TIME WARNER CABLE

SERVICES (formerly TCI

COMMUNICATIONS)

By:_________________________		By:_________________________

JONES INTERCABLE				MEDIAONE GROUP

By: _________________________		By:_________________________

CHARTER COMMUNICATIONS, INC.	ADVANCE/NEWHOUSE COMMUNICATIONS

(formerly MARCUS CABLE)

By:__________________________		By:_________________________

COX COMMUNICATIONS			COMCAST CABLE COMMUNICATIONS

By:__________________________		By:_________________________

NATIONAL CABLE TELEVISION

ASSOCIATION

January 7, 2000					By:_________________________

# Footnotes

In the Matter of Implementation of Section 304 of the Telecommunications Act of 1996, Commercial Availability of Navigation Devices, Report and Order, CS Docket No. 97-80, 13 FCC Rcd 14775 (1998).

See NCTA Petition for Expedited Reconsideration in CS Docket No. 97-80, filed August 14, 1998, at n.37; Letter from Neal M. Goldberg, NCTA General Counsel, to William F. Johnson, Deputy Chief, Cable Services Bureau, FCC, in CS Docket No. 97-80, June 3, 1998, at 2.  (“The attached timetable applies only to the digital security module and digital host box interface – it does not apply to analog security modules and interfaces for an analog or hybrid box.  The applicability of a commercial availability rule to an analog or hybrid box may well, at a minimum, result in further delays in the attached timetable, and, in any event, creates a myriad of practical implementation problems.”)(emphasis in original).

Report and Order at para.  77.

Id.  at paras.  81, 139.

Id.

There are some minor unresolved issues, such as how much power will be required by the POD module for it to operate properly and how much heat the POD module will generate.  These issues are being resolved through an Engineering Change Request/Engineering Change Order Process that has been used successfully by cable companies and manufacturers participating in the DOCSIS cable modem program.

<http://www.opencable.com/ (visited January 6, 2000)

Status Report, filed in CS Docket No. 97-80, July 7, 1999.

Brief for Respondents, General Instrument Corporation, et al. v. FCC, Case No. 98-1420, filed December 1, 1999 at 19, 39 (emphasis added).