ITER Diagnostic Record of Discussion #: Nproto Rev: 00 Date: example WBS: 1.5.3.1

Title: Optical Design for Upper Endoscopes and Compatability with ‘Central Tube’ Implementation

Scope: The US is responsible to deliver to ITER 6 endoscopic camera systems. The collection and relay optics for these systems are located in 6 upper port plugs, with views of the divertor region. Metal mirrors in the plasma facing end of the plugs will form and relay Images in visible and IR light through shield apertures and through refractive optics and vacuum windows to cameras located just outside the bio-shield. The tasks below will focus on the design of the collection and relay optics and integration into the port plugs.

Work Description/List of Tasks: Review functional specifications and recommend changes to optimize physics productivity of these systems. Travel to EU to confer with experts on ITER endoscope design and seek options for collaboration. Obtain optical design parameters for the reference endoscope design and incorporate into optical model using a commercial optical design package Modify design to be compatible with 'central tube' implementation in upper plugs and compare optical performance capabilities. Using both designs, assess optical performance and compare with functional specifications with desired functional specifications. Identify minimum tube diameter consistent with satisfying endoscope performance parameters. Export optical designs to CAD model for upper port plug. (see linked task below) Identify high priority R&D issues related to the upper camera optical system. Write report contrasting the features of both designs and, for the central tube implementation, illustrating the dependence on tube diameter Present summary of findings at a workshop or topical meeting and provide copy of presentation

Reference Documents: 1) ITER FEAT Diagnostic Procurement Package 5.5.PG, 2) E. Gauthier, et al.“Design of a wide-angle thermography and visible view diagnostic for JET,” 32nd EPS Conference, Tarragona, Spain (June 2005)

Deliverables: 1) Report describing and comparing optical models 2) Present results at topical meeting, and provide electronic copy of presentation. 3) Optical design parameters and associated files for all completed models

Travel/Meetings: 3 person trips, each 1 week, one US-UK, 2 US-US

Linked Tasks/Institutions: A parallel activity will be to obtain and manipulate the CATIA models for the Upper Port Plugs.and use the models to study the impact of the 'central tube' implementation concept and integrating this concept. A performer for this activity has not yet been identified.

Intellectual Property Intentions: Report, presentations and optical designs will be publicly available for subsequent solicitations involving WBS 1.5.3.1 tasks.

Estimated Level of Effort: 1.5 man-months physicist, 2 man-months optical designer for tasks 1-7

Estimated Start/End Dates: 4/1/06-9/30/06

Interested Institution:

Key Personnel and Availability:

Key Tools and Availability: OSLO Optical Design and Optimization Package – Latest Version – 1 license presently in use.

Comments:

USIPO Representative:

Institution Representative: