Project Management Plan

for

“Resolve TBD Disposition Paths for EM Nuclear Materials”

A Project Conducted by the EM-level Nuclear Materials Stewardship Program

Project Manager: Thomas Kiess

Important Assistance and Support: Jay Bilyeu and Michael Gates

October 2000

APPROVED: _______________________		DATE: ____________

John C. Tseng, Director

Office of Nuclear Material and Spent Fuel (EM-21)

EM Office of Integration and Disposition (EM-20)

________________________		 _____________

Donald Bridges, Director

Nuclear Material Management Division

Office of Material and Facility Stabilization, DOE-Savannah River

________________________		 ______________

Richard Sena, Director

Nuclear Materials Stewardship Project Office,

DOE-Albuquerque Operations Office

SUMMARY OF PROJECT MILESTONES

This page lists the accomplishments described in the plan, and the following page describes more specific and more detailed milestones.

By Mid FY01:

- Establish resource teams (for material management groups) and begin to interact with them. [Jackson/Croff and Boyd/Klipa/Low/Arenaz with TBD project personnel]

- Perform issue paper assessments shown in Appendix A [assignments shown there].

- Program/site office visits at HQ [Kiess and Tseng]

- Maintain list of issues [Cross]

- Continue with Site Assistance and visits (specific progress is dependent upon a number of factors) [Scheffter/Allender/et al]

- Maps and Relevant Data Fields “seeded” into corporate databases [Boeke/Fuhrman et al]

- Develop list of disposal orphans [Chambers et al & “resource teams”]

- Initiate risk studies [Borghi and Scheffter]

- Connect priorities of sites and programs in TBD streams with R&D priorities [Kiess et al liaising with R&D community personnel]

By End of FY01

- Continue site visitation and assistance and assessments of issues identified to date. [Scheffter/Allender/Appendix A personnel]

- Develop generic baseline disposition maps for major material categories [a product of efforts with the “resource teams” of the MMGs – to be done by MMG personnel]

- Begin interactions with HLW/SNF/TRU/LLW disposal programs using the list of orphans [Chambers, Kiess, Gupta, Arenaz, et al]

- Work with sites during springtime IPABS data call to update maps with quality inputs [Scheffter/Allender/Boeke’s data team, including Fuhrman

- Other data management activities [Boeke’s data management team]

- Produce technical report documenting these FY01 activities [ALL contributors]

Work for FY02 and Beyond that is not guaranteed to be done in FY01

- Continuation of site visits and assistance and of analysis of new issues that arise.

- Other program interactions and development of any other standards (e.g., for long-term safe storage of materials)

- Technical work to support the retention of materials in programmatic reuses or as national resource material.

This project is designed to implement a process of interactions with other sites and programs in order to resolve TBDs.  Therefore, progress is subject to these relationships as well as to resource constraints.  Subject to those provisos, the specific milestones suggested below have been developed.

Nov 2000:

- Complete Project Handbook [Bilyeu]

- Complete map update [Fuhrman]

- Update map statistics (# streams, TBD, Red, Yellow, Green) [Fuhrman]

- Train Teams on new procedures. [Kiess, Bilyeu, Gates]

- Complete follow-up from Rocky Flats Site visit [Scheffter]

- Review site visit objectives for AL, RL, and SR [Scheffter/Allender]

Dec 2000:

- Update NMI list of issues [Cross]

- Begin to prepare assessments of 1999-era identified issues to be resolved [Kiess et al]

- Complete site visit objectives - AL [Scheffter/Allender]

Jan 2001:

- Enter Maps and Relevant Data Fields into IPABS [Boeke/Fuhrman et al]

- Complete site visit objectives - RL [Scheffter/Allender]

Feb 2001:

- Begin site visit objectives – new site X (X = ID, OAK, CH, NV, or OR) [Scheffter/Allender]

- Complete site visit objectives - SR [Scheffter/Allender]

- Finish assessments of 1999-era identified issues to be resolved [Kiess et al]

Mar 2001:

- Develop list of disposal orphans [Chambers et al in concert with Resource teams/NMMGs]

Apr 2001:

- Mid course planning meeting; put issue paper authors onto newly identified issues [Kiess]

- Work with sites during springtime IPABS data call to update maps with quality inputs [Scheffter/Allender/Boeke’s data team, including Fuhrman]

May 2001:

- Begin site visit objectives – new site Y (Y = ID, OAK, CH, NV, or OR) [Scheffter/Allender]

Jun 2001:

- Complete site visit objectives X [Scheffter]

Jul 2001:

- Begin site visit objectives – new site Z (Z = ID, OAK, CH, NV, or OR) [Scheffter/Allender]

Aug 2001:

- Complete site visit objectives Y [Scheffter/Allender]

Sep 2001:

- Complete site visit objectives Z [Scheffter/Allender]

- Update Material Management Plans [Team Leads]

- Produce technical report documenting these FY01 activities [Fuhrman]

- Lessons learned meeting and prepare plan for FY02 [Kiess]

Project Management Plan

for

“Resolve TBD Disposition Paths for EM Nuclear Materials”

A Project Conducted by the EM-level Nuclear Materials Stewardship Program

Project Manager: Thomas Kiess

Important Assistance and Support: Jay Bilyeu and Michael Gates

October 2000

Background

The EM-Level Nuclear Materials Stewardship Program has, in conjunction with site inputs, developed and maintained a set of “nuclear material baseline disposition maps” that depict all nuclear materials that are EM-owned, currently stored inside EM facilities, or projected to come to EM by 2015.  These maps were initially developed in FY98 via site visits, contacts with knowledgeable personnel, and consultation with other resources, and were updated with site inputs in 1999 and 2000 IPABS data calls.  These maps show, for each materials stream, the ultimate disposition destination (for reuse or disposal) and any treatment and storage steps to be undertaken prior to dispositioning.

Many indeterminate elements exist for various reasons in these site disposition plans, as nuclear materials progress from current storage locations to treatment and dispositioning (i.e., reuse or disposal) steps.  Some of these issues are of a policy nature, requiring upper management attention for resolution.  Other issues involve coordination among multiple DOE mission programs as materials are transferred in ownership.  Many issues are common to several sites and are therefore appropriate to examine in an integrated, complex-wide approach.

For a variety of reasons disposition plans for some materials are not finalized.  For some materials, sites have not determined a disposition path, sometimes because of lack of resources.  For those materials for which disposition plans have been made, some planned actions do not have current NEPA coverage and are therefore subject to additional scrutiny before being finalized, as per NEPA requirements.  Some materials can be dispositioned but are not in an acceptable form for disposal and therefore must undergo treatment of some kind, and not all such treatment decisions have been made.  Some materials have no legal disposition pathway in the current framework and therefore must be managed in interim storage pending the development of a legally viable disposal path for them (such materials are here termed “disposal orphans”).  Not all acceptance criteria for all programmatic transfers of materials have been established.

Steps that are unknown or indeterminate, for whatever reason, are labeled as “TBD” (for “to be determined”).  Other steps in site disposition plans that can be identified often involve some uncertainty (or programmatic risk).  The degree of programmatic risk of various treatment, storage, programmatic (and/or site) transfer, and dispositioning steps was assessed in the past by use of scoring criteria and technical judgment of evaluators to label such steps as “Red,” “Yellow,” or “Green.”  Any materials stream with one or more TBDs in its baseline path is labeled a “TBD” stream, and the non-TBD materials streams are likewise categorized as Red, Yellow, or Green, depending on the step in the baseline disposition pathway with maximum programmatic risk.

Program Goal and Project Objectives

The goal of the EM-level nuclear materials stewardship program is to support the EM Paths to Closure Plan by enabling the timely deinventory of surplus nuclear materials from EM facilities and sites.  In support of this overall program goal, the “Resolve Disposition Paths for TBDs for EM Nuclear Materials” project has the following objectives:

- to identify all major categories of nuclear materials that must be managed and dispositioned by EM;

- to identify all necessary EM disposition planning that is needed for surplus nuclear materials coming into EM by 2015, and to establish disposition baselines where possible;

- to identify integration opportunities (i.e., issues that are appropriate to examine in an integrated, complex-wide way, as with trade studies or working group assessments); and

- to develop the technical information needed to resolve all issues that prevent mature site disposition plans from being formulated and executed.

The first two objectives can be accomplished by developing a complete, comprehensive set of disposition maps and supporting data fields.  For each site’s surplus nuclear materials inventory, the approach is to develop an technically inspired list of surplus nuclear materials categories (without necessarily being comprehensive in identifying all constituent material items within each category) and establishing at least a generic baseline disposition pathway (if not a site-specific one) for each of these material categories.  The third objective is accomplished at present by the use of available information known to program personnel of similar situations at multiple DOE sites, but could be accomplished in the future by analysis of data (in the maps and in other available data sources) of sufficient quality.  The fourth objective is accomplished by assessing the TBD, Red, and Yellow materials streams (and all pertinent information associated with these disposition plans), in order to identify and analyze the issues that prevent sites from formulating and executing mature disposition plans.

To expand upon these assessments, they are envisioned to be probed by initial “issue papers” to define and frame the issue(s), followed by more in-depth technical analysis, as warranted, by trade studies or working groups that are composed of teams of program personnel with appropriate expertise.  The results of these technical assessments are forwarded to decision-making entities in DOE management and/or to the affected sites and programs that would implement any needed actions.  Therefore, the purpose of the technical assessments is to inform follow-on decisions and implementation activities.  The intended practical consequence in the TBD/Red/Yellow/Green framework is to enable all sites to formulate disposition plans for all their excess nuclear materials that can be labeled “Green.”

In these project efforts, the two customers are the sites and program offices (that own the materials and that must develop baseline disposition plans) and EM-1 (the owner of Paths to Closure).  Such a dual customer base is inherent in many activities undertaken within the EM-20 Office of Integration and Disposition.

This “TBD Project” will partially accomplish these objectives via the FY01 activities described in this management plan.  Further efforts beyond those outlined below will be conducted either by a continuation of “TBD Project” team activities or by actions of any resource teams such as “Nuclear Material Management Groups” (NMMGs), if established and functional.

Current Status

The 1999 Nuclear Material Baseline Disposition Maps show approximately 1011 material streams, of which approximately 515 are “TBDs” (of the others, 80 are red, 112 are yellow, and 304 are green).

Many reasons exist for the TBD, red, and yellow designations.  Some of these reasons were identified and/or captured in 1999 as the top-level issues shown in Appendix A, which sketches the current status of near-term efforts to address these issues.  In general, more in-depth assessments on many issues (i.e., “peeling an onion”) are required in FY01.  For many of these issues, advancing our state of knowledge is worthy work that is required, to enable a better understanding of the viable disposition/reuse options and the appropriate plans that need to be made.  For many, an initial “scoping” assessment (documented with an issue paper) is required, which would define what sort of more in-depth trade study might be undertaken.

Near-Term Goals and Deliverables based on FY00 Efforts

- Produce revised closure site (Mound, Fernald, and Rocky Flats) maps, based on recent site inputs.    [Fuhrman]

- Provide an updated count of the current number of materials streams and the number that are TBDs, Reds, Yellows, and Greens, by sites and material category.  Generate a separate total for materials streams at DOE sites and for materials outside DOE that are on loan or lease to other government/public agencies, universities, and institutions in the private sector.

[Fuhrman or Lanny King]

Products and Resources Available in the Near Term, Based on FY00 Efforts

- A set of disposition maps, which were initially created in FY98 and which have been revised via (a) site inputs during FY99 and FY00 Springtime data calls and (b) recent efforts concentrated on EM closure sites to assess TBD materials streams at Mound, Fernald, and Rocky Flats.

- An assessment of closure site TBD issues.  This is projected to involve a list of the TBD materials streams from Rocky Flats only, and a brief discussion of the issues preventing mature disposition plans from being made for these Rocky Flats TBD streams.  The Fernald and Mound sites are projected to have no TBD nuclear materials streams; that is, all TBD issues for these Ohio sites are anticipated to have been resolved due to end-of-FY activities, conducted principally by the Nonactinide Isotopes and Sealed Sources Management Group (NISSMG).

FY01 STRATEGY

Four elements of strategy are presented below.  A specific approach has been devised and presented in the next section to incorporate these four elements.  The hope is that these four strategy elements represent meritorious features that are characteristics of a well formed process.

Complete Assessments of Issues Already Identified (a top-down element)

- Perform the issue paper assessments listed in Appendix A (on issues already identified).  The goal is to clarify what the issues are and to determine what are the near-term actions, decisions, analysis, etc. that need to happen to resolve them.  These assessments are likely to uncover information that should be used to modify plans shown on disposition maps.

Work with Sites (a bottom-up element)

- Implement a site-by-site approach to probe the information depicted on the disposition maps.  A team of project personnel, allied with subject matter experts, will work with knowledgeable site personnel to examine site nuclear materials inventories and disposition plans.  These interactions will occur as site contacts and/or visits can be arranged.  Site interactions would be designed to assess in sufficient detail the TBD materials streams that have already been identified, any problem issues that serve as barriers to prevent straightforward disposition plans from being made, and other nuclear materials inventories not yet represented on maps.

The site interactions will depend upon the rapport developed with the program offices, their priorities, and resource constraints.  In some cases interaction between EM-21 personnel and site/program principles might not involve site visits.  In some cases multiple site visits might be necessary.  Therefore, a site visitation schedule is premature to develop with certainty, but a projection is as follows:

FY00:			RFFO, Mound, and Fernald

First half of FY01:	follow-up with RFFO & Fernald and new initiatives at AL, RL, SR, and ID

Second half of FY01:	follow-up with AL, RL, SR, and ID and possible new visits at NV, OAK, CH, and/or Oak Ridge

This top-down + bottom-up strategy is proposed as a pragmatic and balanced way to complete a baselining assessment in support of project objectives.  The site interactions seem to be the best way to identify and resolve specific materials issues (some of these TBD resolutions would serve as “quick victories” of ongoing project accomplishments) and to probe site inventories and disposition plans as thoroughly as possible.  In contrast, issue paper-type assessments and follow-on trade studies are a complementary effort to initiate inquiry on TBD-related topics whose resolution may require greater in-depth treatment and/or upper management attention.  Both elements of strategy are appropriate, and both would generate information to contribute toward the overall project objective of developing a comprehensive baseline assessment of all EM-bound nuclear materials inventories (and the dispositioning plans for them).

Maintain Human and Data Resources (a Get Organized element)

- Management Structure:  Establish and use resource teams (e.g., EM-level Nuclear Material Management Groups (NMMGs) or their equivalent) for SNF, NISS, U, Pu, and Heavy Isotopes.  These groups would build upon past work of the Material Evaluation Teams and the Material Management Plans (MMPs).  These groups would be the best resource to know how to address certain issues, such as

- how to help sites establish baseline plans where they do not now exist,

- updating the MMPs,

- identifying needs/issues/problematic inventories,

- assessing them with issue papers and/or trade-type studies (these assessments include the material characteristics and any ES&H or programmatic risks of current storage or future treatment),

- identifying integration opportunities (e.g., where consolidated storage makes sense), and

- matching treatment facilities to feeds across the complex.

The default approach, if these resource teams are not formed, is to conduct such assessments through EM-level Nuclear Material Stewardship Program (NMSP) personnel who are not so organized into material teams.

Specific tasking of a resource team:

“As resources are available and as opportunities permit, resource team personnel will assess existing EM nuclear material baseline disposition site plans (as depicted on maps, with follow-up site visits as warranted) for identification and resolution of issues preventing mature disposition plans from being made.  These assessments are of material inventories, characteristics, ES&H & programmatic risks of current storage and future treatment steps, beneficial reuse opportunities, final disposition options, and integration opportunities.  The results of these assessments will be reported to the HQ NMSP as needed.  Closure sites will be provided first priority.”

- Data Tools:  Get maps and associated important data fields organized and “seeded” into corporate databases (EM’s IPABS and DP’s NMIA).  These efforts are described more completely in a separate Data Management Plan.

Maintain Communication with All Appropriate Levels of Management (a Liasing-With-Others Element to manage inputs and outputs)

Interact as necessary with

(a) HQ site/program offices (esp. DP and EM Ops Office representatives under other DAS’s)

(b) R&D community (NMFA and 94-1)

(c) transportation packaging community

(d) DNFSB 94-1/00-1 and 97-1 programs

(e) INMM Implementation activities

(f) Other EM-level projects, trade studies, or working group activities:

- Actinide-Contaminated HEU –

A trade study, co-led by NN-60, is in progress, to finish in 12/00, when

findings are to be presented for decision & action

[Bridges, Tousley, Boeke, Peterson, WSRC folks, et al]

- Canyon Action Plan -

The study and briefings are due 9/00; the likely outcome is to monitor certain inventories for which canyons may be a good back-up, and that F-canyon can be closed as early as FY02        [Peterson, Klipa, WSRC folks]

- Classified Non-SNM Parts Working Group

A working group has prepared a preliminary report.  The final report for phase I of the study is scheduled for completion by 22 November 2000.  An AL meeting is planned for the week of October 22 to revise the draft report developed to date.  A briefing to DAS Dave Huizenga is planned for mid-Dec but has not yet been scheduled.

(g) Important Non-EM activities:

(i.)	Special Items Working Group 		[Khalil, Peterson, et al]

APPROACH - First Half of FY01

The actions listed below specify what is to be done, and by whom, in line with the aforementioned strategy and in support of project objectives and program goals.

- Establish resource teams within the EM-level Nuclear Material Stewardship Program activities		[Tseng, Sena, Bridges; Low, Klipa, Jackson/Wynn, Boyd/Croff, Arenaz]

Goal: Resource teams are established.

- Perform the issue paper assessments listed in Appendix A (on issues already identified)

[assigned to specific personnel shown in App A]

Goal: The issues of Appendix A are well understood and recorded.  The product of these assessments is (1) a clear recording of issues that warrant further attention, (2) a set of identified changes to the maps that reflect the understandings learned as a result of the issue paper-type assessments, and (3) a recount of the remaining TBD, Red, and Yellow paths, and an association of which paths are affected/resolved by which specific issues.

- Conduct office visits to make contact with HQ program/site representatives.  The purpose of these visits is to enhance their relationship with the EM-level Nuclear Materials Stewardship Program, to share our views of their problemmatic issues in excess nuclear materials disposition planning, to solicit their views of their nuclear materials needs, and to suggest future site visits. 						 [Tseng and Kiess]

Goals: Establish connections with other program/site offices, open doors for future site visits, represent “their” issues on “our” issue list, and obtain their cognizance/buy-in of issues on our list.

- Scout to identify new/emerging issues from any and all good sources of information.  Combine such knowledge with existing set of identified issues (as in above list), to maintain a list of issues.  						[Cross/Kiess/any & all]

Goal: An actively maintained and up-to-date list of issues/barriers that need resolution in EM nuclear materials disposition planning.

- Continue to work with sites, providing assistance to identify materials in inventory, disposition pathways, and issues preventing plans from being made.  The result of these site interactions is a set of updated maps showing updated “baselining” assessments of the TBD/Red/Yellow/Green programmatic risk scores.  Follow the schedule suggested above.

Work with sites to develop map information, especially the risk scores, and liaise in particular with the site managers of Project Baseline Summaries (PBS’s) to solicit PBS #s.

[Fuhrman, Scheffter, Allender, et al; to liaise with R&Ders Roberson & Polansky, NISSMG via Low, U expertise via ___, Pu expertise via Klipa, Orphan List Developer Billy Chambers, HI and SNF subject matter experts, etc.]

Goal:  Achieve ongoing progress on materials streams, in practical site assistance.

- Connect with DP and EM-CIO to “seed” maps and relevant data fields into the NMIA and IPABS-IS, respectively.	[Boeke, Kiess, Allender, Fuhrman, Cross, Scheffter, Bracey, et al]

Goal: Complete these efforts to seed maps and key data fields into corporate

databases.  (The NMIA item crosswalk is either pre- or post-seeded into NMIA.)

- In concert with site visits and other informational inputs, develop a list of “disposal orphans” that cannot be readily disposed in the current disposal framework.  That is, develop a good, reasonably comprehensive list of all such nuclear materials that are problematic to go to LLW, WIPP, or HLW/SNF disposal as is, without some decision/modification to current procedures or regulatory or legal barriers.  This effort is described in greater detail in Appendix B, and a strategy to resolve orphan disposal issues is to be developed later and described in a separate writeup.	[Billy Chambers et al, working with “resource teams”]

Goal: A list of “disposal orphans” is developed and maintained.

- In concert with site visits and other informational inputs, develop risk studies and assessments of the steps posing important ES&H and/or programmatic risk.  This effort is described in greater detail in a separate writeup.			[Lou Borghi et al]

Goal: Risk information is developed as a prioritization tool.

- Liaise with the R&D community to identify their “top ten” priority needs, and how these R&D needs relate to the maps and to high priority “TBD” issues.

[Kiess et al to liaise with R&D community (Roberson, Arp, Polansky, Eller, Erickson, et al)]

Goal: Understand connections to the R&D community, opportunities for synergistic interactions, and which TBDs are likely to be resolved by R&D approaches (and which are not).

A Project Meeting in Mid-FY01

At the end of the first half of FY01, a meeting of TBD principals is suggested to determine the next steps & a path forward.  Specific work products to be reviewed at this meeting, resulting from the combined efforts of the above-mentioned activities:

- A status report on a complex-wide look at EM disposition plans for nuclear materials, based on work to date.  This is an overview of where we are with “top priorities,” broadly defined to be any issues appropriate for project personnel to work on and that have been uncovered to date.  Simply put, can we define and defend what are the right areas for us to be addressing, and are we working in those areas?

- A new count of TBD/Red/Yellow/Green paths, using the following inputs:

- site visits and map revisions to date, and (ii.) issue paper assessments.

- A mid-FY list of active issues and the status and future plans of activities to address

them.

(d) A mid-FY list of disposal orphans.

(e) A status of risk-related information developed to date.

(f) A comparison of TBD-related issues with the R&D community’s “top ten” R&D

priorities, and how these two sets of issues interrelate.

APPROACH - Second Half of FY01

- Continue to implement many of the activities initiated in the first half of FY01, esp. the site visitation and assistance activities, and trade studies on top-level issues.

Goal: Continue with constructive work that resolves some TBD streams/issues.

- Develop generic baseline disposition maps for all material categories identified to date

(to be done by the Resource Teams/Material Management Groups) Goal: develop the documentation to show the EM-level Nuclear Materials Stewardship Program’s recommended disposition planning for a broad class of materials.  Document these generic maps in the end of FY status report described below.

- Use list of “disposal orphans” to interact with the LLW disposal/TRU/RW programs.  In particular, interact with National TRU Program personnel as needed to ensure that their long-term planning uses our inputs and is consistent with our best technical advice.  & similarly for LLW and RW.				[Chambers, Kiess, Gupta, Arenaz, et al]

Goal: Lay out for upper management what decisions/changes need to be made to

accommodate all TBD streams into LLW, TRU, HLW disposal – or at least the

best attempt at this in FY01, at the present state of knowledge.

- Work with sites and site nuclear materials manager contacts during the springtime IPABS data call.  As part of this effort, develop and use a list of site contacts who could assist in updating the disposition maps.		[Scheffter, Allender, Fuhrman, Boeke, Cross]

Goal: Ensure that maps receive proper attention in IPABS data gathering activity.

- Perform other data management activities as described in the Data Management Plan

Goal: Get data organized.		[Boeke, Fuhrman, Cross, Allender, et al]

- [optional – may be done] Devise ways to interact as necessary and as appropriate with other programs (e.g., R&D programs, transportation/packaging planning, and efforts to develop standards).

Goal:  Establish program interfaces, to provide inputs/outputs.

[Peterson, Kiess, et al?]

- [optional – may be done] Many activities, such as the issue paper-type assessments, are likely to develop information regarding reuse options for select nuclear materials.  The implementation activities of the Integrated Nuclear Materials Management (INMM) Plan include an effort on preservation of some materials as “National Resource Material.”  Therefore, some support to these efforts might be possible, if only by making available information that is obtained during the course of other TBD activities.  A larger and more proactive role might include scouting for information to support the following assessments: (1) identify candidate materials able to go to programmatic reuse, (2) identify materials that are otherwise not intended for near term disposal, (3) develop information needed to support the retention of such materials in programmatic uses or as national resources.

[people to work with NMMGs, Head]

Goal: Support, as needed, this INMM Plan implementation item; perhaps

establish structure to the methods by which programmatic reuses are identified

and valuable materials retained.

- Document FY01 program activities and the end-of-FY01 status with a written report.

Goal:  Communication to interested parties of program accomplishments, status,

and path forward.					[Kiess, Bilyeu, Gates, et al]

A Project Meeting at the End of FY01

On or about the end of FY01, the plan is to schedule another meeting of TBD principals to determine the next steps & a path forward.  Specific work products to be reviewed at this meeting are as follows:

- An end-of-FY status of progress on the three project objectives.  In particular,

- assess inventories known to date,

- identify the necessary disposition planning activities and baselines that need to be developed, and

- list the TBD issues that need resolution.

- A new count of TBD/Red/Yellow/Green paths, using the following additional inputs that are projected to be available by then:

- the site visits in the second half of FY01,

- Springtime IPABS data call activities,

- the NMIA crosswalk,

- other data management activities (as described in a separate Data Management Plan), and

- TBD issues resolved by trade studies or other means.

- The end-of-FY list of active issues and the status and future plans of activities to address them.

(d) The end-of-FY list of disposal orphans.

(e) The status of risk-related information developed to date.

Dynamic that is Planned to be Perpetuated (until problem statement is fully solved):

Continue to work off TBDs (and establish/reaffirm baselines) via site contacts and to work off top-level issues with trade study assessments (or their equivalent).  In the process of accomplishing these tasks, it is anticipated that project personnel will be in touch with information (re)sources, as with site visits and contacts with knowledgeable site personnel, that will enable the project to uncover new information (e.g., previously unidentified priority issues that prevent sites from making mature disposition plans).  The result is a “DO LOOP” of project activity (of new information feeding additional bottom-up and/or top-down assessments, which in turn uncover additional information, which in turn leads to additional bottom-up and/or top-down assessments, etc.) that is projected to continue for 2-3 years (depending, of course, on the level of resources available for these efforts).  At that point in time, the character of these TBD resolution activities is expected to change/wind down, perhaps to become a smaller project focused on select materials inventories or specific problematic dispositioning challenges.

Vision:

At the end of FY01, the hope is to have an institutionalized structure in place (i.e., resource teams, such as NMMGs or their equivalent) to provide site assistance, to identify disposal orphans, to identify crosscutting material issues, and to work these issues with trade studies (or else forward such issues to the DOE-wide NMSI program to work).  At any time, each of these resource teams could be pulsed to provide two lists that they would maintain.  One list is of their “disposal orphan” materials that do not have a possible disposition path in the current legal framework.  The second list is of their current issues (associated with their nuclear materials type) that prevent sites from making disposition plans and that need attention and resolution, as by trade study analysis followed by management decisions.  Until these resource teams are in place, these activities (and the aforementioned lists) will be maintained by the “TBD Project” efforts.

Many current EM-level nuclear materials stewardship program personnel will likely be allied with one or more resource team, and others will work in other areas (e.g., transportation and packaging, R&D, development of standards, policy activities and program interactions) that are complementary.

This structure/process, as diagrammed in the figure, will accomplish the mission described above; namely, to enable willing sites to make mature disposition plans in order to resolve their TBDs.

This TBD “project” is done when either (1) the resource teams are fully functional and can be the “engine” to continue future TBD assessments and resolution activities (in the accompanying graphic, such resource teams can do every task shown inside the dotted lines), or (2) the character of the pursuit of TBDs changes, as is anticipated to occur in 2-3 years.

APPENDIX A:  NEAR-TERM PURSUIT OF ISSUES ALREADY IDENTIFIED

Listed below are issues identified to date that are candidates for “issue paper” type of assessments with the following suggested content:

Capture the questions being asked that need attention and resolution (and the drivers for action).

Describe the inventory by segregating it into an inspired list of different groups that are worth considering separately because of important characteristics that may lead them to have different disposition paths.  For example, for U-233, those groups are (i.) relatively pure 3019 materials, (ii.) the LWBR pellets at INEEL, (iii.) the CEUSP material of low isotopic quality, and (iv.) U-233 waste inventories.  For Cs/Sr, these groups might be something like (i.) Hanford WESF capsules, (ii.) the OR Sr RTG and other things worth saving for reuse, and (iii.) all other sources.

Describe present management strategy and current approach (e.g., storage with a view to future treatment operation X and either reuses Y1 and Y2 or disposal options Z1 and Z2)

Describe possible beneficial uses.

Describe disposal options.

Describe storage configuration options.

Describe treatment options.

Describe the near-term decisions and actions that the above considerations suggest as good things to pursue.

Describe the longer-term decisions and actions worth pursuing.

Describe what else is needed or recommended for attention.

List resources (technical, written, databases, or human) consulted.

ISSUE		FY00 Effort		Future Efforts for FY01 and beyond

The first 11 issues listed below were identified in 1999 as contributing to TBD, Red, and Yellow disposition plans.  The rest of the issues have been identified as integration opportunities worthy of investigation to ensure that the project objectives are completely met when done.  They are likely to be found to be relevant to one or more TBD, Red, and/or Yellow disposition plans, although those connections to specific maps and streams have not yet been made.

Am/Cm	NMC 7/00 decision 	review decisions and disposition maps; update the latter as

on 17.1 solutions	necessary; identify remaining issues to be resolved

& 9/00 decision

on MK-18A’s								[Tam Tran]

Tentative assessment: NMC 7/00 decision resolved a path forward for the Tank 17.1 solutions, to be stabilized and vitrified for interim storage.  A long-term disposal path (the most likely candidate is YM) has yet to be developed.  No formal long-term storage criteria exist (a possible storage standard opportunity?).

U-233		97-1 consolidations	future ORNL RFP + INEEL effort led by Ron Fontana.

+ NMC 9/00 decision	For actions on ORNL inventory, EM participants are

on ORNL inventory	the 97-1 program (Hoyt Johnson and Jim Nail).

Greg Johnson has contributed to MD eng’g design studies.

Tentative TBD assessment is in an issue paper by Kiess.

Cs/Sr		trade study		workshop, etc. to finish by 12/00; then deliver product to

in progress		mgmt for decision		M. Gates

Tentative Assessment: issue is best path for non-WESF sources

(consolidation to WESF vs. SCW designations vs. …)

Np-237	NE EIS		future liaising with NE & future assessments required

(possibly in conjunction with a possible future HI MMG?)

Greg Johnson to do a preliminary assessment?

ORNL contacts: Larry Boyd, Allen Croff

Tentative Assessment: As with Am/Cm, may have a lack of

disposal options and storage criteria.

Radium				Prepare issue paper to document current status and identify

path forward.  Someone needs to pulse Polansky and Parks

who know about this; need to document their

understandings; possibly have Dawn Gillas and/or

Bob Seidel perform this assessment.

NU, DU, LEU	Trade Study		Identify which particular site inventories are suitable

to be finalized		for which options (blending, open market sales, DOE uses,			that identifies		storage, directly dispose as waste, dispose as waste after

economic benefit	treatment).  This likely means going to a more detailed

to consolidate 		level than is represented in the nonHEU U trade study.

blendable inventories

This future identification will likely happen in two parts:

- FY01 EIS work to be done by Dale Jackson’s team for

blendable inventories to be consolidated to Portsmouth.

(2) Dawn Gillas and Tom Wynn to identify nonblendable inventories, explore whether any work on them is warranted; parttime support from Wade Bickford and Roger Henry

H-3-Be		options identified	finish trade study; assess options

Reflectors	by Boeke, Parks	Billy Chambers and/or NISSMG to finish?

NISS		several priority	finish n trade study and initiate studies on other issues

items		issues identified;	Low et al in NISS MMG have these in view

n trade study initiated

Pu-239		work to help		Finish establishing the Pu MMG; get a team together;

items		establish Pu MMG	develop issue paper; assess options

Proposed team: Klipa, Moore

“Other TRU”				Establish a HI NMMG; Oak Ridge personnel to be

identified & to work with Kiess.  On issues, get a team

together to develop issue papers & assess options

Proposed personnel: Prior to the inauguration of the HI MMG, Greg Johnson and/or Bob Seidel to gather info to assess this scene; perhaps Wade Bickford.  Oak Ridge personnel in HI MMG (Larry Boyd, Allen Croff, et al) to pick up & liaise with Kiess.

Thorium				get a team together todevelop issue paper &  assess options;

consult MMPs & Gary Polansky

Proposed team: Tom Wynn and Dawn Gillas	; possibly Bob Seidel

Other NM				team to assess is Allender & Scheffter

(d, t, Li, etc.)				Issue: ID nuclear materials missed in initial NMI efforts

MMP		B. Cross to assess	broader assessment of these and other issues

Issues		C. Martin’s “Action	from all good sources (e.g., current site activities)

Tracking System”

List			These issues will be prioritized to guide future work

Orphans such 	Orphan Cmte		A comprehensive inventory will be developed as the

as slightly	formed to pursue	next step;

Irradiated 				personnel involved: Arenaz, Kiess, Gupta, Billy Chambers

Fuel and other				+ help from “resource teams”

HLW/YM

candidates

Small Sites’ &				team needed to assess these maps; Allender has this info

Commercial				Billy Chambers to help with this

Inventories

of DOE-owned

nuclear materials

NEPA		SR did scoping	INEEL personnel to do complex-wide assessment

Coverage	work

Acceptance	SR did scoping	INEEL personnel to finish

Criteria	work

Assessment

Low-cost 				Jim Nail to identify options for low-cost storage

Interim					configurations

Storage

APPENDIX B: ASSESSMENT OF ORPHAN MATERIALS

THAT MAY REQUIRE GEOLOGIC DISPOSAL

# Background

Over half a century of U.S. government research, production, and use of nuclear materials by the Department of Energy (DOE) and its predecessor agencies has generated significant inventories of nuclear materials, nuclear fuel forms, and waste products.  The long-term plan for much of these materials is to dispose of them as waste, after it is determined that they have no future productive use in either the DOE or the private sector.

In the current framework, three major disposal options exist for all such materials.  The potential deep geologic repository at the Yucca Mountain (YM) site is currently planned to be licensed to accept principally spent nuclear fuel (SNF) and defense high-level waste (HLW).  The operational Waste Isolation Pilot Plant (WIPP) accepts only defense transuranic (TRU) waste.  The DOE low-level waste (LLW) disposal sites accept materials for which shallow land burial can be modeled to provide adequate current and future protection from exposure to radioactivity.  Each of these current or future facilities has “waste acceptance criteria” that material forms must meet in order to be acceptable for disposal.  Each is certified or licensed based on a performance assessment calculation of modeled scenarios by which radioactivity might be released from the site.

These three principle disposal options do not currently allow for the disposal of all DOE nuclear materials.  Those that cannot be disposed of in the current framework (i.e., that are unacceptable for current LLW or WIPP disposal and that do not qualify as the material forms – principally SNF and HLW - that meet the terms of the current YM license application) are hereby termed “disposal orphans.”  This initiative is designed to identify and assess the size and characteristics of the inventory of such “disposal orphans.”

### Approach

This project is aimed chiefly at developing a list of (1) material categories, and (2) specific material items within those categories of “disposal orphans.”

The product of these efforts is an excel database of all such DOE “disposal orphans.”

The approach is to have SR Nuclear Material Stewardship organization undertake this effort on behalf of key DOE champions and interested parties, who are chiefly John Tseng and his staff (esp. Dinesh Gupta and Tom Kiess) at DOE-HQ and Mark Arenaz of the National Spent Nuclear Fuel Program.

The method is to build an database based on (1) inputs received from various sources, and (2) additional scoping activity to attempt to identify inventories in as comprehensive a manner as possible.  No formal data calls are envisioned for now; the aforementioned scoping activity would be conducted based on (a) informal contacts (e.g., telephone call and email inquiries) with knowledgeable personnel at DOE sites and at locales in the private and public sectors where DOE-owned materials are on loan or lease, and (b) piggybacking onto site visits that are already planned for similar purposes (i.e., to assess TBD nuclear materials inventories and plans).  Quantitative information and data on material characteristics (e.g., material forms, constituent contaminants, and important physical, chemical, and radiological properties) are hoped to be collected in this database.

The goal is to have the initial version of a database developed in a few months.  Refinements over time, as with information obtained from site visits, are projected to occur.  In the process of obtaining the input for this database, it is anticipated that the principal(s) could develop some engineering judgement of how complete the information is, so that an extrapolation could be made to attempt to estimate the total inventory, based on the representative sample items identified to date.

Further efforts are subject to mutual inspiration and agreement.  It is anticipated that at some point the Orphan Committee will reconvene to review this database (and other pertinent information currently under development) and to engender necessary dialogs with other DOE mission programs, particularly the Office of Civilian Radioactive Waste Management.  In general, future project actions would be to pursue appropriate management and disposition strategies for the orphans identified in the database.  This may involve a limited data call to the sites. One candidate approach is to augment the NEPA and license application terms of the YM repository, at some time, to accommodate these disposal orphans, and to revise the YM waste acceptance criteria to specify the material forms that are acceptable for disposal.

SUGGESTED FUTURE STRATEGY

For “orphans” that are not candidates for future disposal in WIPP or LLW facilities, disposal plans would presumably focus on how to send such materials to the geologic repository for HLW and SNF.  Here we identify the following four possible categories of materials and approaches:

1.  direct disposal of material with low Metric Tons Heavy Metal (MTHM) content  (this is “stuff in a can” to be backfill in drifts)

2.  direct disposal of material with MTHM content  (perhaps SNF look-alikes and any other materials acceptable for direct disposal)

3.  material contained inside a SNF-like waste form that is produced via melt and dilute and generated as part of that DOE site’s SNF quota; and

4.  material contained inside a site's HLW form that is produced via incorporation into the HLW stream feeding a vit plant.  This forms glass logs that are part of that DOE site’s HLW quota.  A Spectrum’2000 paper by Forsberg and d’Entrement describes this approach in detail.

The suggestion here is to assess which of these four categories/approaches are most appropriate for each item identified as a “disposal orphan.”  Then, a suitable strategy would be devised for each of the four material categories.  For materials in the first two categories, direct interactions with RW is required, which implies a likely role of the Orphan Committee.  Material in category #2 is a greater near-term priority for DOE than material in category #1 (because of current legal restrictions on the MTHM capacity of a Yucca Mountain repository).  For the last two categories, lesser direct interactions with RW would be needed.  Materials in the third category involves interactions with a site's SNF management.  Materials in the fourth category involves interactions with a site’s HLW management.

The tentative concept for future strategy is to begin such interactions, once the list of “disposal orphans” is sufficiently well developed.  For RW interactions to address materials in the first two categories, the scope of the EIS, the licensing terms, and the waste acceptance criteria would be examined in turn to assess any changes that might be needed to each of those documents.

# Footnotes

These maps also show nuclear materials with undetermined dispositions and for which future EM management is possible.

Other definitions of “orphan” exist; the term is sometimes used to describe those DOE materials without a clear mission program owner.  In the commercial sector, an orphan source is one that lacks an owner (to assume responsible management for it).

These maps show transfers across sites and programs and as nuclear materials are transitioned to “waste.”  The boundary between whether an item is managed as a nuclear material or as waste is typically a site management decision.  A waste determination implies that no further uses are planned.

Examples of such generic maps are contained in the Pu-239 Material Management Plan.

These three site visits would follow up from NMFA workshops conducted at these Ops Offices during the weeks of Sept 5, Oct 9, and Oct 30, respectively.