Topic List:

- Cookhouse Stream Restoration Project – Craig Oehrli

- Cave Rock Revegetation Monitoring Program- Improving Sediment Source Control Projects in the Lake Tahoe Basin – Michael Hogan

Topic Summaries:

Cookhouse Stream Restoration Project – Craig Oehrli

Craig presented details of phase I of the Cookhouse Stream Restoration project in terms of planning, design, monitoring, and construction.  Cookhouse Meadow is a young meadow and the lowest in a chain of four glacial meadows in a 6 square mile tributary area to the Upper Truckee River.  The meadow elevation is at 7100 ft within a watershed with an average elevation of 8100 ft.  The watershed receives the greatest portion of its annual precipitation in the form of snow, with a greater occurrence of rain on snow events expected at the meadow elevation.  The meadow has a history of impacts from sheep grazing, road building, and recreation.  Aerial photographs show prehistoric debris flows, progressive surface desiccation of the meadow, conifer encroachment, and impacts from ’63-’63 floods and Forest Service restoration activities.  By 1980 the stream in the meadow exhibited a 4.5 meter incision depth.  The stream and meadow system was determined to be impaired based on reduced hydrologic function, vegetation changes, and increased flood peak speeds that cause downstream impacts.

Extensive monitoring of the meadow/stream system occurred between 2001 and 2005 that included installing 14 ground water monitoring wells and a 2003 ecosystem assessment.  Five project alternatives were considered and evaluated that included inset flood plane along existing stream alignment, utilizing an existing channel in the south area of meadow, and a new channel alignment.  A new channel alignment north of the existing channel was selected because it would give the maximum benefit with the least impact to existing natural resources.  Pre-project monitoring included recording ground water levels, and surveys for vegetation and wildlife including macro-invertebrate sampling.

The keys to the success of the project were:  it was completely executed in-house (from planning to construction), the 2005 wet spring resulted in good meadow vegetation which was used for sod bank construction, early and continuous irrigation from stream source of transplanted sod, and the order of new channel construction allowed for learning on less critical portions prior to construction of the more challenging and critical upstream section.  Craig noted that continuous assistance with grade checks was needed during equipment construction of new channel, because when channel construction occurred without grade check assistance the work had to be redone.  The as-built survey confirmed project was built to specifications, with a short segment of inset flood plane below the upper tie-in and grade controls to step down to the elevation of the lower tie-in.  The goals of the project are to raise ground water level in meadow (pre- project monitoring shows late summer ground water elevations four to five feet below meadow surface), maintain riffle crest elevations to maintain maximum ground water elevations, store and transport sediment, restore flood plane function (estimate stream flow will exceed new channel capacity two out of every three years), and restore mesic-wet meadow vegetation.  The new channel was designed with vertical and horizontal variances built-in (i.e. varying pool depths) to create potential for stream to respond to natural stream dynamics without failing (i.e. riffles crests may move horizontally but elevation should hold).

Post project monitoring will continue for 10 years, with more intensive Adaptive Management monitoring occurring in the first 5 years following construction, and including aerial photographs of project area.  There are no established adaptive management responses beyond monitoring and developing responses as needed.   In phase 2, to be implemented in 2006, the old channel will be filled to 90% capacity between vegetation plugs, except in section below upper tie-in of new channel where there will be no fill between vegetation plugs to preserve existing vegetation.  The project planning cost $284,000, and the total construction costs are budgeted at $902,000, of which $627,000 was expended in phase I.  Craig Oehrli is a hydrologist with the Forest Service’s Lake Tahoe Basin Management Unit and can be contacted at coehrli@fs.fed.us.

Cave Rock Revegetation Monitoring Program- Improving Sediment Source Control Projects in the Lake Tahoe Basin – Michael Hogan

Michael Hogan presented details of the monitoring results of the Cave Rock Revegetation project (designed by KB Foster and constructed by R&K Erosion Control Company) and a new conceptual approach to erosion control that moves from a sole focus on vegetative cover to a whole soil-plant system understanding.  Preliminary results from rainfall simulation work are incorporated to enhance the understanding of revegetation and erosion control success, including suggestions on how to monitor source control projects.   On project success, Michael shared that the most important factor is ownership by an individual.

The goal of the Cave Rock project was to try a new approach to erosion source control because hydro seeding alone had not been successful in revegetating or stabilizing the very steep slopes (1.25 to 1).  The report contains the revegetation specifications developed for the project which included scarification down to exfoliating granite, application of compost, tilling compost into top three inches of soil, then application of salvaged top soil, seed, fertilizer and mulch, and re-wetting of soil profile.  Michael promoted using a complete adaptive management cycle approach for developing erosion control projects; that is to design and construct projects based on existing information and to monitor projects to gather information to fill in gaps of understanding and to analyze the data collected so as to inform subsequent projects.  Michael validated that a forum is needed for getting out the lessons learned to other project implementers.

The third chapter of the report contains a literature review which presents the different types of erosion and variables known to effect erosion.  This section also depicts the difference between the traditional dose-response approach to erosion control of agriculture and landscaping projects and the wildland approach which attempts to create a self-sustaining system with a one-time treatment that restores soil-plant system function.  Michael presented the conceptual model for soil-plant system function and erosion control from the report that consists of the three elements critical to create sustainability: nutrient cycling, infiltration/hydrology, and energy capture.  Improving only one element is not sufficient to establish self-sustaining restoration, i.e. tilled soil will reseal and erode without nutrient cycling and energy capture.  Michael encouraged moving from single variable understanding of restoration success (vegetation cover) to a holistic system understanding for more effective and sustainable erosion control projects.  He also promotes the use of simple, useful, and effective indices for success criteria.  Because rain simulation research has shown that vegetation cover alone did not reduce runoff as effectively as tilling, Michael suggests augmenting vegetation cover with other monitoring indices that get at the other elements of the soil-plant system function, like soil cover (by mulch) for energy capture, and penetrometer for infiltration/hydrology.

Chapter 5 of the report, Methodologies for Attaining Success, includes suggestions for site characterization, methods for incorporation of compost, combating invasive species by adjusting system to give advantage to native species, and descriptions of amendment alternatives and mulch characteristics.  Michael indicated that while the current practice for tilling in fieldwork is to go to a depth of 12 to 18 inches, Vic Claussen’s current research is suggesting that a mature shrub needs unconsolidated soil to a depth of 2 meters.

Monitoring data needs to be numerical and repeatable to allow for statistical analysis; unlike cover point monitoring which is highly subjective.  Monitoring should be performed at appropriate times, for example north facing slopes exhibit a delay in plant growth as compared to south facing slopes.  Some of the conclusions of the Cave Rock Revegetation Monitoring were:  1.25 to 1 slopes can be stabilized, greater than six inches in depth of treated soil (with two inches of compost) is needed to support a sustainable revegetation, extended irrigation can be counter productive (promotes shallow root depth), and high wood content mulch may be better for long term restoration.  Michael also promoted budgeting for some follow-up identification and treatment to reverse small problems before they cause major failures.

The “Cave Rock Revegetation Monitoring Program – Improving Sediment Source control Projects in the Tahoe Basin” report is not currently available to the public because it is still in review by the funding agencies, but should be available in the next few months.  In the mean time Michael recommended his Ski Area Handbook developed for the Lahontan RWQCB for sediment source control.  Michael can be contacted at: michael.hogan@integratedenvironmental.net

In Attendance:

Jay Aldean, HDR*

Scott Carroll, CTC*

Nancey Carter, ENTRIX

Jerry Dion, Tallac AED

Melanie Greene, Parsons

Jere Harper, USFS-LTBMU*

Alan Heyvaert, UCD – TREC/DRI

Michael Hogan, IERS

Zach Hymanson, CTC*

Christine Kirick, Wood Rodgers*

Kate Kowalski, JWA

Jack Landy, EPA/Lahontan RWQCB

Derek Norpchen, TRPA

Craig Oehrli, USFS

Chad Praul, NTCD*

Dave Rios, NTCD*

Tim Rowe, USGS-WRD*

Jane Schmidt, NRCS

Catherine Schoen, USFS*

Mark Sedlock, CTC

Chuck Taylor, USDA-NRCS

Chris Twomey, c2me*

Rita Whitney, TRPA*

Next Agenda*:

# Text boxes

Total: 23 people, 16 affiliations

The next meeting will take place in the TRPA conference rooms on Wednesday February 1, 2006 at 9 AM.  Meetings are normally held on the first Wednesday morning of every month.

- MTBE Monitoring and Ground Water Aquifer Characteristic in South Lake Tahoe

- Water Year 2006 Monitoring Data – Christmas and New Years events

*subject to change – Please send agenda suggestions to cschoen@fs.fed.us