Appendix B

Additional Studies and Projects

As of November 2004

The following paragraphs describe studies for projects that were authorized in the Transportation Equity Act for the 21st Century (TEA-21) that are not reported in Appendix A, or projects that have received New Starts appropriations.

Alvarado Transportation Center

Albuquerque, New Mexico

The Alvarado Transportation Center (ATC) has been designed to function as a transportation center that includes administrative offices for the city of Albuquerque Transit Department.  The operation of the facility is anticipated to improve transit service to the downtown area, aid in congestion management efforts and provide efficient passenger interchange among various modes of transportation, including city transit, intercity rail, intercity motor coach, taxi services, and potential light rail transit.  The Transit Department has worked with Greyhound and Amtrak to ensure that the facility meets their required operational criteria.  The ATC Phase I opened in May 2002, serving Albuquerque transit riders and ABQ RIDE staff. The ATC currently provides boarding, alighting and transfer opportunities for 12 local bus routes. Since April 2004 the ATC has also functioned as the starting point for the Northern New Mexico Park and Ride, which serves Albuquerque, Santa Fe and Los Alamos. The center has also allowed ABQ RIDE to consolidate their customer service functions into one area, so that a transit rider can call a single number to ask for information about schedules, paratransit and job access rides. Construction has begun on the lower level of the ATC to develop a waiting room for transit passengers that has been designed to reflect the original architecture of the Alvarado Hotel, a Fred Harvey classic.  FTA capital bus and bus-related and urbanized area formula program funds are the primary sources of funding for these projects.  The urban transit component (Phase I) of the project has been completed.  Construction of Phase II of the ATC was begun in October 2004. The second facility will house regionally based transportation providers and allow ABQ RIDE passengers to transfer from local buses to Greyhound coaches. Phase II is expected to be completed October 2005.

Greater Albuquerque Mass Transit Project

Albuquerque, New Mexico

The City of Albuquerque, in cooperation with the Mid-Region Council of Governments, is preparing an alternatives analysis (AA) and draft environmental impact statement (DEIS) for Central Avenue Corridor in Albuquerque, New Mexico.  The first phase of this project was completed in 2003 and included development of a regional high capacity transit system plan and the preparation of preliminary AA.  Based on the evaluations of the preliminary AA and decisions of the Albuquerque City Council, Central Avenue was selected as the first priority corridor and is the focus of AA/DEIS.  The purpose of the proposed high capacity transit system for Albuquerque is to improve access to regional employment, shopping, and entertainment districts; to relieve existing and projected congestion within the Central Corridor; and to facilitate implementation of adopted land use and economic development policies.  The AA/DEIS is evaluating two alignment alternatives that follow three arterial streets.  Two technology alternatives are also being evaluated:  light rail transit and bus rapid transit.  The AA/DEIS will conclude with the selection of a locally preferred alternative.  The status of AA/DEIS activities and the approximate percent complete for each are: (1) development of conceptual engineering plans for the guideway, electrification system, stations/park and ride lots, and a maintenance facility (50 percent complete); (2) development of station area land use plans (80 percent complete); (3) development of operating and service plans (35 percent complete); (4) preparation of a financial management plan (40 percent complete); and, (5) environmental, cultural, and community impact  assessments (60 percent complete).  A preliminary draft AA/DEIS will be prepared by end of 2004 and circulated for internal review.  A document for agency and public circulation is scheduled for completion in March 2005.

High Capacity Corridor Light Rail

Albuquerque, New Mexico

See the description for the Greater Albuquerque Mass Transit Project.  Project sponsors have informed FTA that the two are the same.

Athens-Atlanta Commuter Rail

Athens-Gwinnett-Atlanta, Georgia

The Georgia Department of Transportation, Georgia Rail Passenger Authority, and the Georgia Regional Transportation Authority are jointly implementing commuter rail from Athens to Gwinnett County to Downtown Atlanta (a distance of 72 miles) using an existing CSX freight rail line, with minor use of Norfolk Southern lines at either end.  Following public outreach, a comprehensive alternatives analysis, and selection of the locally preferred alternative by State agencies in June 2002, an Environmental Assessment was completed and public meetings were conducted in late 2003.  FTA issued a Finding of No Significant Impact (FONSI) in February 2004. Two commuter trains would start from Athens, and  serve two intermediate stations between Athens and Cedars Road.   Four additional trains would originate in the morning from Cedars Road in Gwinnett County; each would cover the 40 miles to the Atlanta Multimodal Passenger Terminal in one hour.  Six intermediate stations would be served, including destination stations at Emory and Atlantic Station, where shuttle service would be available to mid-town.  Service would be reversed in the evening.  Total capital costs are estimated at $388 million ($2003).  A total of 9,700 riders per day are forecast in 2025, diverting the equivalent of one and a one-half highway lanes of traffic in each direction at the peak period of demand.  The State is currently working with CSX on a comprehensive study of projected freight and passenger train operations in the Atlanta area to identify necessary future capacity improvements, as a precursor to access and operations discussions.

Georgia 400 Multimodal Corridor (North Fulton Corridor)

Atlanta, Georgia

In 2004, the Georgia Regional Transportation Authority (GRTA) completed the Northern Subarea/GA 400 Study (NSAS).  High growth in office, commercial, and residential development has occurred within the corridor and additional significant growth is expected.  The study recommended near-term, intermediate and long-term transit and highway improvements in the GA 400 corridor.  The recommended near-term transit improvements consist of widening the highway shoulders to permit the operation of express buses.  The intermediate improvements call for the construction of HOV lanes and the operation of express buses on those lanes.  The long-term solutions call for the construction of exclusive HOV/Express Bus interchanges.  GRTA, the Georgia Department of Transportation, the Metropolitan Atlanta Rapid Transit Authority, Fulton County and the Atlanta Regional Commission are now addressing the implementation of these recommendations and the possible steps to be taken so as not to preclude the future expansion of fixed guideway service.

Interstate 285 Transit Corridor

Atlanta, Georgia

The Atlanta Regional Commission, in conjunction with a coalition of community improvement districts, initiated the I-285 Transit Corridor Alternatives Analysis (AA) and Draft Environmental Impact Statement.  This project is the result of two previous planning studies, the Marietta-Lawrenceville Transportation Study and the I-285 Corridor Transit Feasibility Study.  These studies identified the need for and benefits provided by a transit corridor generally along I-285 between the Cumberland activity center and the city of Doraville. This unique transit project would address cross-radial travel patterns, connecting two existing Metropolitan Atlanta Rapid Transit Authority heavy rail corridors and one planned light rail transit (LRT) or bus rapid transit (BRT) corridor.  On February 26, 2004 the Atlanta Regional Commission Board selected Bus Rapid Transit (BRT) in Exclusive Busway as the Locally Preferred Alternative (LPA) for the northern portion of the I-285 corridor.   The next steps of the project are including the project in the region’s long range transportation plan (Mobility 2030) later this year and proceeding with environmental and preliminary engineering work after the Mobility 2030 Plan is adopted (December 2004).

MARTA - South DeKalb Comprehensive Transit Program and Atlanta (South DeKalb – Lindbergh Corridor)

Atlanta, Georgia

The Metropolitan Atlanta Rapid Transit Authority (MARTA) is examining potential transit solutions to alleviate traffic congestion throughout south DeKalb County.  The proposed area, located south of MARTA’s existing East Line, is currently experiencing rapid growth in residential and commercial development.  The result has been heavy traffic congestion on all major streets and highways.  A portion of the proposed study area was included in the previous South DeKalb-Lindbergh Corridor Major Investment Study.  MARTA is proceeding with an alternatives analysis (AA) of the I-20 Corridor eastward from the Atlanta central business district to the Lithonia/Stonecrest Mall area of south DeKalb, a distance of approximately 18 miles.  Through FY 2005, Congress has appropriated $3.63 million in Section 5309 New Starts funds for this effort.  The AA is scheduled for completion in late 2004.

Rapid Transit Project

Austin, Texas

In October 1997, the FTA gave Capital Metro permission to initiate preliminary engineering (PE) and to prepare an Environmental Impact Statement for a light rail transit (LRT) system along the northwest/north central and southeast corridors of metropolitan Austin. Capital Metro began preparation of these documents and continued through a failed voter referendum on light rail in November 2000.  As the PE continued, it became apparent that the high cost of this light rail project was prohibitive.  Capital Metro decided to bring the light rail PE to a reasonable conclusion, but not complete the EIS, and instead focus on developing a long range transit plan that incorporates the use of existing track for commuter rail.  This plan was adopted by the Board on August 30, 2004, along with direction to pursue commuter rail from Downtown Austin to Leander, Texas.  In November 2004, voters authorized Capital Metro to begin this Commuter Rail service.

Central LRT Extension to Glen Burnie

##### Baltimore, Maryland

The Maryland Transit Administration has decided not to pursue this effort at this time.  The most cost-effective alignment identified in previous studies is not acceptable to the public or locally elected officials.

# MARC Commuter Rail Improvements

Baltimore, Maryland – Washington, D.C.

The Maryland Transit Administration (MTA) has proposed four projects for the Maryland Area Rail Commuter (MARC) system serving the Baltimore, MD - Washington, DC metropolitan area.  These projects are: (1) the Mid-Day Storage Facility in the Amtrak Yard at Washington’s Union Station, for daytime equipment layover and daily train servicing and inspection; (2) the Silver Spring Intermodal Transit Center, in lower Montgomery County, MD, that would relocate the Silver Spring MARC Station to the site of the current Silver Spring Metrorail Station; (3) the Penn-Camden Connection, located in southwest Baltimore, a six-mile rail line connecting two of the MARC lines that would allow the rerouting of MARC passenger trains around freight trains along the CSX rail line; and (4) the Maintenance Facility in southwest Baltimore, that would provide a centralized storage and maintenance facility for MARC coaches and locomotives.  The Mid-Day Storage Facility is in the final design process, work on the Penn-Camden Connection has not progressed, and the Silver Spring Intermodal Transit Center and Baltimore Maintenance Facility are in preliminary engineering.  These projects are each being undertaken separately by MTA, and are considered exempt from the New Starts criteria because the proposed New Starts share for each is less than $25 million.  Through FY 2005, Congress has appropriated $40.7 million in Section 5309 New Starts funds for these projects.

### Baltimore Region Transit Plan (formerly the Metropolitan Rail Corridor)

## Red and Green Line Corridor Studies

Baltimore, Maryland

The Maryland Transit Administration of the Maryland Department of Transportation is currently studying transit improvements for the Baltimore metropolitan region resulting from the Maryland Comprehensive Transit Plan adopted in 2000.  A regional system plan was recommended in March 2002.  Alternatives analysis and development of two environmental documents are underway for two “priority” corridors.  These studies will assess an east-west rapid transit line through downtown Baltimore from the Social Security/Woodlawn Area to the Patterson Park area in east Baltimore (Red Line), and an extension of rapid transit service from the Johns Hopkins Medical Campus to Morgan State University (Green Line).  Alternatives under consideration in both of these studies include bus rapid transit, light rail, metro subway extension (Green Line only), enhanced bus and no-build.  The public scoping meetings have been held and the Definition of Alternatives are being developed for the Red Line project. Through FY 2005, Congress has appropriated $1.48 million in Section 5309 New Starts funds for this effort.

People Mover (Central Downtown Study)

Baltimore, Maryland

The city of Baltimore completed a feasibility study in November 2001 that examined transportation alternatives available for improving transit service within downtown Baltimore.  Four alternative alignments and technologies have been defined and reported, including the potential costs and benefits of each, for use by regional policy makers in developing strategies for improving downtown transit service.  The city of Baltimore has decided not to pursue this project at this time but will continue to work with the Maryland Transit Administration and other regional agencies to implement downtown transit service improvements.  Through FY 2005, Congress has appropriated $0.49 million in Section 5309 New Starts funds for this effort.

Transit Corridor

Birmingham, Alabama

The Birmingham Metropolitan Planning Organization (MPO) and the Birmingham-Jefferson County Transit Authority (BJCTA) completed Phase II of the Birmingham Regional Transportation Corridors Alternative Analysis (AA) during FY 2004.  This phase identified three priority corridors including a recommended Locally Preferred Alternative (LPA) in three regional transportation corridors.  The proposed New Starts projects include the following:  (1) Birmingham Downtown Street Car -- a 5.5 mile route in the Birmingham central business district (CBD) along 19th Street, 5th Avenue South and 7th Avenue South linking two proposed transit stations with the Central Station Intermodal Transit Facility connecting intercity bus, Greyhound and Amtrak.  The streetcar line would be 9.3 miles of directional dual track separating vehicular traffic. The proposed transit stations would link the Convention Center/Hotel District, and University of Alabama-Birmingham/Medical District to Five Points South and Lakeview Business District activity centers.  (2) Interstate 65 South bus rapid transit (BRT) facility -- a 22-mile reversible lane for buses and high occupancy vehicles from Alabaster (I-65 S Exit 238 in Shelby County) to University Drive in downtown Birmingham connecting suburban cities in south Jefferson County and northern Shelby County to UAB/Medical District and the Birmingham CBD.  This BRT corridor would serve two proposed park-and-ride lots within the corridor at major interchanges within close proximity to regional activity centers.   (3) U.S. 280 BRT facility -- a proposed dedicated 15-mile corridor with information technology and traffic signal pre-emption from downtown Birmingham southeast to State Route 119 in Shelby County.  The project includes proposed transit stations with park-and-ride facilities at key commercial activity centers within the corridor including feeder buses and circulators to link office/hotels to the BRT line.  Phase III includes the environmental review process.  The BJCTA, in cooperation with the Birmingham MPO, will conduct the NEPA review and prepare a Draft Environmental Impact Statement (EIS) on the priority corridors to further define the potential alignments of the LPAs.  This includes an analysis of the priority corridors and transit stations to identify and mitigate potential environmental issues.  The Draft EIS is scheduled to begin during FY 2005.  The Birmingham MPO adopted the Regional Public Transportation System Plan and amended the 2025 Long Range Transportation Plan in October 2003.  The BJCTA has $1,127,786 of New Starts funds programmed in an approved FTA grant for completion of these tasks.  Phase IV - preliminary engineering/Final EIS - is scheduled to follow in FY 2006 for the Birmingham Downtown Streetcar.  Through FY 2005, Congress has appropriated $17.29 million in Section 5309 New Starts funds for the overall effort.

### Airport Intermodal Transit Connector

### Boston, Massachusetts

### The Massachusetts Port Authority (Massport), in coordination with the Massachusetts Bay Transportation Authority (MBTA), conducted a major investment study/Draft Environmental Impact Statement (MIS/EIS) on transportation improvements to enhance the intermodal connection between Logan International Airport and the Boston regional transit system and ease airport roadway constraints and curb congestion.  The study included bus as well as people-mover alternatives.  During the MIS process, Massport determined that improvements to the bus system at Logan International Airport and the addition of bus service to South Station would be more cost-effective than a people-mover.  Massport suspended work on the MIS/Draft EIS and further developed the bus alternative now known as the Airport Intermodal Transit Connector (AITC) under an Environmental Assessment.  The project involves two routes: one connecting South Station in Boston to the airport via the South Boston Piers Transitway and the new Ted Williams Tunnel (Central Artery) and the second connecting MBTA’s Blue Line to airport terminals.  Massport plans to operate dual mode buses (electric trolley/diesel) on the South Station to the Logan International Airport route and will continue to operate alternative-fueled buses on the Blue Line/Terminals route.  FTA has approved a $12.6 million Letter of No Prejudice request from Massport to incur costs for the procurement of eight low-floor buses to provide service from Logan International Airport to MBTA’s South Station.  An inter-agency agreement between MBTA and Massport has been signed authorizing MBTA to proceed with the purchase of the eight buses on behalf of Massport.  Massport allocated $13 million in capital funds for its share of the procurement.

### North Shore Corridor Project

#### Boston, Massachusetts

The Massachusetts Bay Transportation Authority (MBTA) is preparing a Draft Environmental Impact Statement (EIS) to evaluate various transit options intended to improve mobility among several North Shore communities.  This project is in the Boston area’s long range transportation plan.  Through FY 2005, Congress has appropriated $3.31 million in Section 5309 New Starts funds for this effort.

### North-South Rail Link

#### Boston, Massachusetts

The Massachusetts Bay Transportation Authority (MBTA) conducted a major investment study/Draft Environmental Impact Statement (MIS/EIS) to examine transit options in the corridor between North Station and South Station in downtown Boston.  The alternatives included a bus shuttle system as a Transportation Systems Management option and various configurations of a rail tunnel.  In light of the current financial conditions at MBTA and the Commonwealth of Massachusetts, MBTA determined that the rail tunnel options were beyond the immediate fiscal capacity of the project partners.  Therefore, the study was published as an MIS in order to continue the planning process.  On July 7, 2003, FTA published a notice in the Federal Register canceling the preparation of an EIS since there was no longer a Federal action subject to NEPA.  Through FY 2005, Congress has appropriated $0.49 million in Section 5309 New Starts funds for this effort.

# Urban Ring

Boston, Massachusetts

The Massachusetts Bay Transportation Authority (MBTA) completed a major investment study (MIS) that examined transportation alternatives to improve circumferential mass transit in a corridor surrounding Boston’s central core.  The Urban Ring corridor includes portions of Chelsea, Everett, Medford, Somerville, Cambridge, Brookline and Boston.  Through the public process during the MIS, the range of alternatives was reduced, and a multi-phase implementation concept was developed.  Three phases were identified: Phase I included enhanced cross-town and express bus service; Phase II consisted of a system of multiple bus rapid transit routes throughout the corridor and connections with radial transit and commuter rail lines; and Phase III examined light rail and heavy rail service.  Work on the Draft Environmental Impact Statement for Phase II commenced in April 2002 and is scheduled for completion in early 2005.  This project is included in the financially constrained Boston area long range transportation plan.  Through FY 2005, Congress has appropriated $5.30 million in Section 5309 New Starts funds for this effort.

Bridgeport Intermodal Facility

Bridgeport, Connecticut

The city of Bridgeport is proposing to design and construct a multi-phased Intermodal Transportation Center to be located in the heart of the central business district.  The Intermodal Transportation Center would be completed in several phases, with each phase constructed as a stand-alone operating entity, designed to connect with the other components of the project as they are completed. Phase 1, which was completed and opened in 2000, consists of a new parking garage for transit users.  Phase 2A, with a construction start date scheduled for spring 2005, will consist of a new, relocated local and intercity bus terminal. The proposed Phase 2B project consists of improvements to the existing commuter and high-speed rail station. Proposed Phase 3 consists of pedestrian linkages between the Transportation Center, downtown, and the waterfront/ferry dock, physically tying all three activity centers together and helping to spur the economic revitalization of the area. Through FY 2004, Congress has appropriated $2.46 million in Section 5309 New Starts funds for this project and $14.1 million in Section 5309 Bus Discretionary funds.

Burlington-Essex Commuter Rail

Burlington, Vermont

The Vermont Agency of Transportation (VTrans) had proposed improvements to the existing rail infrastructure to allow for commuter rail service between Burlington and Essex Junction.  At this time, VTrans is not continuing project development due to local funding issues.

Canton-Akron-Cleveland Interregional Travel Corridor Study

### Canton-Akron-Cleveland, Ohio

The METRO Regional Transit Authority (METRO), in cooperation with local metropolitan planning organizations, regional transit authorities, and the Ohio Department of Transportation (Coordinating Committee), completed a major investment study (MIS) to assess the costs and benefits of new passenger rail service, transportation system management (TSM), and/or capacity improvements for the Canton-Akron-Cleveland (CAC) Corridor.  The 62-mile corridor follows a path along Interstate 77 (I-77) between Canton and Akron.  Between Akron and Cleveland, the corridor widens to include both I-77 and State Route 8 (SR-8).  The SR-8 alignment utilizes I-271 and I-480, returns to I-77, and then continues into the Cleveland central business district (CBD).  The corridor frequently experiences traffic congestion and related safety problems on major transportation facilities.  Early in 2002, the Coordinating Committee selected the elements of a draft locally preferred investment strategy (LPIS).  Through a series of informational meetings, the public was given an opportunity to comment on the elements of the strategy.  In May 2002, the Coordinating Committee forwarded the LPIS and the results of the public involvement process to the governing boards of the three MPOs involved in the study.  The recommendation included an expansion of highway capacity, express bus improvements, and implementation of commuter rail in the corridor.  As the recommendations were discussed in each urbanized area, the MPOs’ discussions resulted in differing actions.  The Cleveland MPO rejected the widening of I-77 from I-480 into downtown Cleveland but supported the continued planning of commuter rail.  The Akron MPO supported the increased highway capacity but rejected commuter rail in the corridor.  The Canton MPO accepted the entire recommended locally preferred alternative.  To date, METRO has purchased and preserved 43 miles of rail right-of-way for future passenger use.  Through FY 2005, Congress has appropriated $16.38 million in Section 5309 New Starts funds for this effort.

Monobeam Corridor

Charleston, South Carolina

The Charleston Area Regional Transportation Authority (CARTA), in cooperation with the city of Charleston and the city of North Charleston, is examining the feasibility of implementing a proposed

monobeam transit system from the Airport to the Convention Center.  The proposed full-scale monobeam prototype is a three-year, $35 million to $40 million effort anticipated to be financed largely with private

funds.  An approximately 1.25-mile prototype would be erected on a site in the Charleston community to demonstrate the aesthetic, cost and environmental characteristics of the monobeam, as

well as its safety and reliability.  The prototype could become the first segment of a regional rail transit network in the future.  Congress has appropriated a total of $6.13 million in Section 5309 New Starts funds for this effort in 1998, 1999, and 2000. While $1.5 million was obligated, the remainder of the $4.63 million is pending a new proposal from CARTA and their partner FUTREX, the company that proposed the monobeam, describing how they would meet the Congressional intent of building a prototype in Charleston primarily with private funds.

35th Street Station (U.S. Cellular Field)

Chicago, Illinois

Metra, the commuter rail agency for northeastern Illinois, initiated a review of the relative merits of developing a commuter rail station on its Rock Island Line at 35th Street, near U. S. Cellular Field in Chicago.  Metra’s analysis indicated that demand by Major League Baseball White Sox game patrons would be comparatively low, although when combined with demand from other travel generators in the vicinity of the site (e.g., Illinois Institute of Technology), there would be justification for the investment in a new station.  Metra provided a footprint for the proposed station facilities for use by other agencies in planning for redevelopment of the area.  Metra has also indicated that the timing of the implementation would be impacted by the Rock Island viaduct reconstruction project between 16th and 61st Streets, which is currently underway.  Since this work will change the alignment of the tracks, it would not be feasible to construct station platforms until the completion of the Rock Island viaduct reconstruction, which is expected in 2007.

# Inner Circumferential Commuter Rail

Chicago, Illinois

In 1999, Metra, the commuter rail agency for northeastern Illinois, completed the  Feasibility Study for implementing commuter rail service in the corridor between O'Hare and Midway airports.  The study determined that the service was physically feasible.  A Land Use and Community Planning Study for this corridor was completed in April 2003.  The Chicago Area Transportation Study (local Metropolitan Planning Organization) has included this project in its 2030 regional transportation plan.

McCormick Place Busway

### Chicago, Illinois

The city of Chicago has completed the Lakefront Busway project with no Federal Section 5309 New Starts funds.  The project consists of a two-lane, two-way bus road to shuttle McCormick Place attendees between the convention center to Randolph Street and hotels to the north.  The roadway, which is separate from general traffic in and adjacent to Grant Park, is anticipated to allow faster trips to and from McCormick Place and thereby reduce the convention center’s transportation costs, and traffic congestion.  The Metropolitan Pier and Exposition Authority funded this project.

Star Line Corridor

Chicago, Illinois

The Regional Transportation Authority (RTA) of northeastern Illinois led a series of studies for the Northwest Corridor, an area extending from east of O’Hare International Airport west to the Cook/Kane County line, centered on the Interstate 90 Northwest Tollway.  In 2000, RTA completed a Phase I feasibility study that identified the Corridor’s transportation problems and transit-based options to improve mobility.  A Phase II study, also led by RTA, solicited service proposals from the region’s three transit operating entities (Chicago Transit Authority, Pace and Metra).  After an extensive review by RTA and the Northwest Municipal Conference, the O'Hare-to-Hoffman Estates portion of Metra’s Suburban Transit Access Route (STAR Line) was endorsed by both organizations as the locally preferred alternative.  The Hoffman Estates-to-Joliet portion of the STAR Line was also endorsed by the Northwest Municipal Conference as a significant enhancement to the original conclusions of the Northwest Corridor Study.  Land use planning studies have been completed for the O’Hare-to-Hoffman Estates portion of the STAR Line and are nearly complete for the Hoffman Estates-to-Joliet portion.  Metra, now the project’s sponsor, has recently begun the alternatives analysis process for the Star Line Corridor.

# Interstate 71 Corridor LRT

Cincinnati, Ohio

The Ohio Kentucky Indiana Regional Council of Governments, the Southwest Ohio Regional Transit Authority and the Transit Authority of Northern Kentucky completed preliminary engineering and a Draft Environmental Impact Statement for the I-71 Corridor Light Rail Project.  The 19.5-mile light rail corridor extends from Covington, Kentucky through Cincinnati to Blue Ash, Ohio.  A mechanism to provide local capital and operating funding for the Hamilton County, Ohio segment of the route was defeated at the polls in November 2002.  There are no plans for a funding referendum at this time.

### Berea/I-X Center Red Line Extension

### Cleveland, Ohio

The Greater Cleveland Regional Transit Authority (GCRTA) has prepared a major investment study/Draft Environmental Impact Statement to determine transportation operations to provide a direct link between downtown Cleveland, Hopkins International Airport, International Exposition (I-X) Center, and Baldwin-Wallace College in Berea.  The proposed Berea Rapid Transit Extension would have extended a light rail line approximately four miles from the GCRTA’s Airport Station and directly aligned with the GCRTA’s Red Line rapid transit system.  The Northeast Ohio Areawide Coordinating Agency (NOACA) programmed the Berea/I-X Red Line Extension in its Unified Work Program.  During the local decisionmaking process, local communities requested that the study include additional analysis within the original corridor on two alternatives that had been previously screened out.  Those alternatives concentrated on transportation improvements for developments adjacent to the Airport, including the I-X Center, air cargo facilities, NASA, and the adjoining industrial parks that have recently been developed in the Airport region.  The study was completed in 2003 with the final deliverables being produced in early 2004. The decision on any Locally Preferred Alternative, as well as the NEPA process, has been suspended until Hopkins Airport completes its Master Plan.  Through FY 2005, Congress has provided $2.9 million in Section 5309 New Starts funds for this effort.

### Blue Line Extension

### Cleveland, Ohio

The Greater Cleveland Regional Transit Authority (GCRTA) has conducted a major investment study to examine transportation options in a corridor extending from the terminus of GCRTA’s Blue Line at the intersection of Van Aken Boulevard and Warrensville Road in Shaker Heights.  Among the alternatives being considered is a potential extension of the Blue Line to an area near the new Harvard Road Interchange of Interstate 271.  The interchange was built to serve the 650-acre Chagrin Highlands Development.  The master plan for the development would include 3.5 million square feet of office space, 1,000 hotel rooms, and 250,000 square feet of retail space, and would create 15,000 new jobs over the next twenty years.  While the technical study effort is complete, GCRTA continues to work with the community and stakeholders to raise the funds required to proceed into preliminary engineering.  GCRTA will not enter into the locally preferred alternative selection process until the stakeholders benefiting from the rail extension demonstrate their commitment to the project through a financial contribution to the study effort.  That commitment has not yet been made and there appears to be no date certain in the future.  Through FY 2005, Congress has appropriated $0.8 million in Section 5309 New Starts funds for this effort.

### Interstate 90 Corridor to Ashtabula County

### Cleveland, Ohio

See the description for the Northeast Ohio Commuter Rail Feasibility Study.  Study sponsors have informed FTA that the two are the same.

Lorain-Cleveland Commuter Rail

Cleveland, Ohio

See the description for the Northeast Ohio Commuter Rail Feasibility Study.  Study sponsors have informed FTA that the two are the same.

Northeast Ohio Commuter Rail Feasibility Study, Phase II

Cleveland, Ohio

The Northeast Ohio Areawide Coordinating Agency (NOACA), the local Metropolitan Planning Organization for the Cleveland area, is examining the feasibility of initiating commuter rail service in the Cleveland metropolitan area.  Phase I of the Northeast Ohio Rail Feasibility Study was completed by NOACA.  Seven corridors were identified in Phase I as being potentially feasible for commuter rail service.  Phase II will bring the analysis of commuter rail in northeast Ohio to a conclusion, providing regional decisionmakers with information necessary to select, program and fund potential commuter rail service.  Phase II identified four corridors that would constitute the preferred commuter rail system for northeast Ohio. These four corridors were then prioritized for possible phased-in implementation.

North-South Corridor (Waterfront Line Extension)

### Cleveland, Ohio

The Greater Cleveland Regional Transit Authority (GCRTA) conducted an alternatives analysis (AA) study to examine transportation options for the North-South Transportation Corridor in the eastern portion of Cleveland’s central business district (CBD).  One option being considered includes the possible extension of the existing Waterfront Line from its present terminus at 13th Street in the Lakeside Municipal Parking Lot south to serve the Cleveland Theater District, an emerging office corridor, Cleveland State University, and the main campus of Cuyahoga Community College, effectively creating a downtown rail loop.  Historically, Cleveland’s CBD has not been well served by its single rail station in downtown Cleveland.  Existing and emerging office districts require multiple transfers between transportation modes from the Tower City rail station terminal.  The proposed light rail alternative interfaces with the Euclid Corridor Transportation Project, the bus rapid transit project currently under construction along Euclid Avenue.  The technical studies are complete. GCRTA is awaiting the completion of the Lakefront Access Plan and site selection for the new Convention Center before selecting a locally preferred alternative for the North-South Corridor AA.  Through FY 2005, Congress has appropriated $0.99 million in Section 5309 New Starts funds for this effort.

North Corridor LRT

Columbus, Ohio

The Central Ohio Transit Authority (COTA) is proposing to construct a new 13-mile light rail transit (LRT) line linking the Columbus central business district (CBD), Ohio State University, the State Capitol, and the city’s northern suburbs.  The project’s alignment begins in the northern suburb of Polaris near the boundary of Delaware and Franklin Counties using CSX and Norfolk Southern railroads’ right-of-way.  After entering the Columbus CBD, the planned LRT line would operate in mixed traffic and exclusive lanes. The project includes the construction of 14 stations, an LRT maintenance facility, and the procurement of 18 light rail vehicles.  Six of the planned 14 stations would include 1,150 park-n-ride spaces.  LRT service is planned to operate at five-minute peak period headways.  The project is anticipated to generate 17,600 boardings by 2025.  COTA selected the LRT project as the locally preferred alternative of a major investment study that was completed in April 2001.  FTA approved the project into preliminary engineering (PE) in December 2001.  COTA is preparing a Draft Environmental Impact Statement (EIS).  The Draft EIS is scheduled for completion in 2005.  COTA, in cooperation with the Mid-Ohio Regional Planning Commission (local metropolitan planning organization), is updating the region’s travel demand model.  When completed, the new model will yield new ridership forecasts and estimates of travel-time benefits for the project, which will be reflected in the EIS.  During 2005, COTA plans to restructure the LRT project, secure additional funding, continue the public involvement process, and complete the Draft EIS.  In addition, at a time not yet determined, COTA will seek additional local funding -- via a sales tax referendum -- for the agency's comprehensive transit plan that will include the North Corridor LRT project, expanded bus and paratransit services, and the construction of new transit centers.  In the interim, COTA has voluntarily opted to remove the North Corridor LRT project from the preliminary engineering (PE) phase of development.  If the sales tax referendum is passed, COTA will seek re-entry into PE for the LRT project.  Through FY 2005, Congress has appropriated $0.5 million in New Starts funds for the development of the North Corridor LRT project.

# Inter-Island Hollis-Ketchikan Ferry

### Craig, Alaska

Residents of the State of Alaska rely on ferries to connect many of the State’s coastal islands and towns.  The State operates the Alaska Marine Highway, a system of 17 vessels, in the southeast and south central portions of Alaska.  The system has limited funding availability and has been unable to introduce additional services and routes.  The City of Craig, in conjunction with other communities on Prince of Wales Island, implemented supplemental ferry service operated by the Alaska Marine Highway between the Island and the City of Ketchikan with more frequent and reliable service.  Revenue service began in January 2002.  In FY 1997, Congress appropriated $6.3 million in Section 5309 New Starts funds for this effort.  The Inter-Island Ferry Authority was the grant recipient.  The grant has been completed.

# Quad Cities (MetroLink Light Rail Feasibility) Corridor Study

Davenport and Bettendorf, Iowa; Rock Island and Moline, Illinois

An alternatives analysis study has been initiated in the Quad Cities downtown corridor area.   Through FY 2005, Congress has appropriated $0.3 million in Section 5309 New Starts funds for this effort.  The study is expected to be completed in FY 2006.

### Regional Riverfront Corridor

Dayton, Ohio

The city of Dayton, in cooperation with the Greater Dayton Regional Transportation Authority (GDRTA) has revitalized the area along the Miami River in downtown Dayton.  The riverfront corridor revitalization effort includes a landscaped walkway, a plaza for community festivals, fountains, a small boat harbor and the redevelopment of an existing street into a pedestrian way lined with trees, benches and streetlights.  In accordance with this revitalization effort, the city of Dayton, along with the GDRTA,  relocated the existing infrastructure of an electric trolley for one of GDRTA’s electric trolley bus lines.  In addition, the project includes the construction of pedestrian access facilities, bus shelters, benches and signage.  This project has been completed.

East Corridor (Airport)

### Denver, Colorado

The Denver Regional Council of Governments (DRCOG), in cooperation with the Colorado Department of Transportation (CDOT) and the Regional Transit District (RTD), has completed the technical work for an alternatives analysis (AA) study to evaluate transportation improvements in its East Corridor, which links downtown Denver via Interstate 70 with Denver International Airport (DIA).  The East Corridor AA was coordinated with concurrent AA studies of the region’s West and Southeast Corridors.  The East Corridor AA recommended a multimodal package of improvements in the corridor, including a 23-mile single-track commuter rail line between Denver Union Station and DIA, and a one-mile light rail extension from downtown Denver to connect with the commuter rail line at East 40th Avenue and 40th Street.  With the commuter rail and light rail improvements, DRCOG estimates an increase of 8,800 daily linked transit trips in the corridor by the year 2020.  The capital cost estimate of the commuter rail and light rail improvements is $330 million, with annual operating costs estimated at $31.2 million.  DRCOG has officially adopted this locally preferred alternative by including it in the long range transportation plan.  RTD and CDOT have begun a joint Environmental Impact Statement for this project.

North Front Range Corridor (Ft. Collins-Denver)

Denver, Colorado

The Colorado Department of Transportation (CDOT), with the cooperation of local stakeholder agencies, will examine transportation options for the entire North Front Range Corridor, which extends 90 miles from the northern suburbs of Denver to the Wyoming border and includes the urbanized areas of Denver, Boulder, Longmont, Greeley, and Fort Collins.  Commuter rail is one of the alternatives being considered in the study.  The North Front Range area demonstrated the highest ridership potential in a statewide commuter rail feasibility study completed in 1996.  The feasibility study estimated ridership at 721,500 per year for an 85-mile Denver-Greeley-Ft. Collins line and 416,200 per year for a 74-mile Denver-Boulder-Longmont-Loveland-Ft. Collins line.  Both of these segments, as well as shorter lines using the same alignments, are under consideration in the current study.  Phase 1 of the study was completed in 1998 and recommended more detailed consideration of commuter rail, high occupancy vehicle lanes and highway improvements.  CDOT has begun an Environmental Impact Statement for this project.  Through FY 2005, Congress has appropriated $0.5 million in Section 5309 New Starts funds for this effort.

# I-235 (Bus Feasibility) Corridor Study

# Des Moines, Iowa

An alternatives analysis study has been initiated on the I-235 Corridor in Des Moines, Iowa.   Through FY 2005, Congress has appropriated $0.15 million in Section 5309 New Starts funds for this effort.  The study is scheduled for completion in FY 2006.

### Downtown Detroit to Ann Arbor Project

### Detroit, Michigan

The Southeast Michigan Council of Governments (SEMCOG) conducted a feasibility study of implementing rail service between downtown Detroit and the Detroit Metropolitan Airport and secured funding to begin an alternatives analysis study of transit options in the corridor. At the same time, a parallel study was taking place focused on commuter rail and bus options linking Ann Arbor and Detroit. Following discussions with the Ann Arbor Transportation Authority, the project sponsor of the Ann Arbor to Detroit Study, the Michigan Department of Transportation, and FTA, the studies were consolidated to focus on transit improvements between Ann Arbor, Detroit Metro Airport and downtown Detroit. The consolidated study is now being directed by SEMCOG. A prime contractor for the consulting team has been selected and the Public Involvement Plan has been completed. The SEMCOG travel demand forecast model is being updated.   This effort is currently in the alternatives analysis phase. The study corridor is approximately 55 miles long and extends from west of Ann Arbor to downtown Detroit and includes the Detroit Metro Airport. The corridor contains a variety of uses including factories, offices, universities, residential areas and visitor and recreational venues. The most promising rapid transit alternatives are being studied to define detailed benefits and costs associated with each alternative, along with potential funding and governance options. Through FY 2005,Congress has appropriated $0.49 million in Section 5309 New Starts funds for this effort.

Rail Trolley Extension
Galveston, Texas
The City of Galveston, Texas, through its transit operator Island Transit, is constructing a 0.80-mile Minimum Operable Segment (MOS) of a planned 1.5-mile extension to the existing fixed rail trolley.  The City has identified two phases for construction.  The first phase is the 0.80-mile MOS, which is a single-track extension with passing track. It extends the existing trolley from downtown to the University of Texas Medical Branch (UTMB). Phase 2, 0.69 miles long, extends from UTMB to Stewart Beach on the Gulf of Mexico, a major tourist attraction.  The project incorporates transit-oriented pedestrian and Americans with Disabilities Act improvements to Magnolia Homes, a public housing project for low-income persons along the corridor, and to the UTMB campus.  At Magnolia Homes these improvements include sidewalks, security lighting and handicap ramping.  On the UTMB campus, the improvements include wayfinding signs and ADA pedestrian access improvements.  The project is estimated to cost $9.4 million in 2002 dollars, with a proposed Section 5309 New Starts share of $8.3 million. The City of Galveston completed a Feasibility Analysis (Modified Major Investment Study) for extending the existing 4.9-mile trolley.  The Locally Preferred Alternative was adopted by the Houston-Galveston Area Council (MPO) in July 2001, and is included in the regional Transportation Improvement Program for fiscal years 1999-2001 and in the current 2004-2006 TIP.  Preliminary Engineering has been completed.  FTA issued a Categorical Exclusion in August 2001 on the basis of an Environmental Assessment prepared by the City.  All local funds for Phase 1 have been identified and the project is under construction.  Revenue operations are expected to begin in December 2004 for Phase 1.  Final design for Phase 2 is expected to begin when funding becomes available. TEA-21 Section 3030(a)(28) authorizes the “Galveston – Trolley Extension” for Final Design and construction.  Through FY 2005, $4.95 million in Section 5309 New Starts funding has been appropriated to the Galveston Trolley Extension for Phase 1.

Eagle River to Knik River Track Improvements

Girdwood, Alaska

As a part of the Girdwood Commuter Rail Project, the Alaska Railroad Corporation (ARRC) is making track improvements between Girdwood and Wasilla.  This project is realigning sharp curves north of Anchorage between Eagle River and Knik River.  The track realignment will increase speeds, facilitate operations, and improve safety for ARRC customers and staff.  ARRC operates both freight and passenger service over the section of track scheduled for improvement.  In 1999, the ARRC undertook a study of its system (Woodside Study), which assessed the overall condition of the railroad and the ability to undertake various types of improvements, including commuter rail.  During 2000, the study identified the benefits of incrementally improving the performance of the railroad on its existing right-of-way.  In June 2000, FTA approved the Alaska Railroad Curve Straightening and Double Tracking Project for entry into preliminary engineering.  FTA approved entry into final design in June 2003.  The capital cost of the project is estimated at $11.0 million in year of expenditure dollars, with a Section 5309 New Starts share of $10 million.  Construction is approximately 47 percent complete.  Through FY 2005, Congress has appropriated $27.25 million in Section 5309 New Starts funding for ARRC’s rail system.  The project is not authorized in TEA-21.

South Anchorage Double Track

Girdwood, Alaska

As a part of the Girdwood Commuter Rail Project, the Alaska Railroad Corporation (ARRC) is making track improvements between Girdwood and Wasilla.  This project involves the double-tracking of an approximately five-mile section of the line south of Anchorage toward Girdwood.  The double-tracking will increase speeds and facilitate operations in an industrial area of Anchorage where many ARRC freight customers are located.  ARRC operates both freight and passenger service over the sections of track to be improved.  The passenger service is primarily geared toward serving tourists between the months of May and September.  In 1999, the ARRC undertook a study of its system (“Woodside Study”), which assessed the overall condition of the railroad and the ability to undertake various types of improvements, including commuter rail.  During 2000, the study identified the benefits of double track through the Anchorage area.  In June 2000, the Federal Transit Administration approved entry into preliminary engineering for the Alaska Railroad Curve Straightening and Double Tracking Project.  A documented categorical exclusion was issued in July 2000 for the South Anchorage project, and in June 2001 it was approved for entry into final design.  Construction is complete for this project and the grant has been closed.  Through FY 2005, Congress has appropriated $27.25 million in Section 5309 New Starts funding for AARC’s rail system.  The project is not authorized in TEA-21.

Williamsburg-Newport News-Hampton LRT

Hampton Roads, Virginia

In September 1996, the Hampton Roads Metropolitan Planning Organization (MPO), with York County, James City County, and the cities of Newport News, Williamsburg, and Hampton, identified the Peninsula region from Williamsburg to Newport News as a priority transportation corridor.  The Hampton Roads MPO initiated a Major Investment Study (MIS) to examine long-range alternatives to widening existing roadways in the corridor and to identify feasible alternatives for a multi-modal transportation system.  Completed in December 1997, the MIS recommended that a 32-mile Light Rail Transit (LRT) system be developed largely within existing CSX Transportation railroad right-of-way.  The Hampton Roads MPO endorsed the MIS results and included Peninsula LRT in the region’s financially constrained 2021 Long-Range Transportation Plan.  In 2001, Hampton Roads Transit (HRT) began an alternatives analysis and evaluated a range of transit alignments and potential system extensions in the Peninsula Corridor between Williamsburg, Newport News, and Hampton, Virginia.  The LPA Selection Report, dated February 2003, recommended that the LPA consist of rail service in the corridor between Williamsburg and downtown Newport News, including the Southeast Community, generally along the CSX railroad right-of-way, including and connecting with a rail corridor generally along Hampton Roads Center Parkway to downtown Hampton.  Based on the large regional scale of the LPA, HRT proposed a phased implementation beginning with the identification of a Minimum Operable Segment (MOS).  Five MOS alternatives were identified for detailed analysis of both LRT and diesel multiple unit (DMU) service.  The Peninsula Project is currently in the Alternative Analysis/Draft Environmental Impact Statement process.  HRT has selected two MOS alignments for evaluation in the DEIS and will also examine several possible yard sites along the right-of-way.  LRT, BRT and DMU technology will be evaluated on these alignments.  The two alignments selected are:  1) Newport News City Hall to Ft. Eustis Boulevard and 2) Newport News City Hall to Hampton Coliseum via Middle Ground Boulevard.  The Hampton Roads MPO has included a proposed MOS in the 2026 Long-Range Transportation Plan.  The AA/DEIS is expected to be submitted to FTA in late 2004.

### Downtown Circulator (Transit Connection to the Central Business District)

### Hartford, Connecticut

The Greater Hartford Transit District is studying the feasibility of developing a semi-dedicated downtown circulator route and transfer points to existing bus radial lines.  In addition to improving existing transit service, the Circulator Project is expected to greatly enhance the connectivity of the New Britain - Hartford Busway Project (currently in preliminary engineering) by identifying the downtown circulation pattern for busway vehicles.  Outstanding issues regarding sources of future operating funds have delayed project implementation. Through FY 2005, Congress has appropriated $1.48 million in Section 5309 New Starts funds for this effort.

### Griffin Line

### Hartford, Connecticut

The Capitol Regional Council of Governments (CRCOG) has completed a feasibility study for the implementation of bus rapid transit (BRT) service along the 16-mile abandoned Griffin Rail Corridor from downtown Hartford to the Griffin Office Center, with continuing service to Bradley International Airport.  Alternatives under study included on-road BRT with 14 stations, a dedicated busway with eight stations, and a hybrid service combining both service characteristics.  In December 2003, the Steering Committee overseeing the project voted to defer implementation of the busway indefinitely, due to unresolved questions regarding the project’s cost-effectiveness, and focus instead on the construction of short-term bus infrastructure improvements in the corridor, including shelters, bus pull-offs, and park and ride lots. Through FY 2005, Congress has appropriated $0.99 million in Section 5309 New Starts funds for this effort.

Old Saybrook-Hartford Rail Extension

Hartford, Connecticut

At this time, no local consensus has emerged to pursue transit improvements within the corridor.  Through FY 2005, Congress has appropriated $0.49 million in Section 5309 New Starts funds for this effort.

Washington County Corridor (Red Rock Corridor)

Hastings-Minneapolis, Minnesota

The Minnesota Department of Transportation commenced a Phase 2 feasibility study of commuter rail in the Red Rock Corridor in February 2003.  Its original starting date of early 2002 was postponed, due to lack of funding.  The Red Rock Corridor is approximately 30 miles, from Hastings to downtown Minneapolis.  At this time, it is anticipated that the 11 miles between downtown Minneapolis and downtown St. Paul would follow a Burlington Northern Santa Fe railway alignment and would encompass six stations, including downtown Minneapolis, Northeast Minneapolis, the University of Minnesota, Snelling Avenue, Rice Street, and downtown St. Paul at the St. Paul Union Depot (SPUD).  The SPUD would serve as a multi-modal station with connections to local buses, the Midwest Regional Rail Initiative (MWRRI) high-speed rail service, and light rail.  The downtown Minneapolis station and the Northeast Minneapolis station would be shared with the proposed Northstar Corridor commuter rail service.  The 19 miles from downtown St. Paul to Hastings would extend southeast along Trunk Highway 61 using a set of rails operated by the BNSF and Canadian Pacific Railway.  Four additional stops would be made at Lower Afton Road, Newport, Cottage Grove, and Hastings.  The Phase 2 feasibility study will review and supplement two separate commuter rail feasibility studies conducted by the Red Rock Corridor Commission and the Central Corridor Coordinating Committee.  This corridor also shares 19 miles of the 130 miles identified as a part of the MWRRI through the State of Minnesota.

# Primary Corridor Transportation Project and Initial Operating Segment (IOS)

##### Honolulu, Hawaii

The Primary Corridor Transportation Project, proposed by the city and county of Honolulu Department of Transportation Services, would be a bus rapid transit (BRT) system along the primary transportation corridor from Kapolei to the University of Hawaii-Manoa and Waikiki.  A hub-and-spoke bus network would connect with the regional and In-Town BRT systems, integrating the hub-and-spoke network with a fast, high-capacity transit system.  In September 2004, FTA determined that the 5.6-mile Interim Operating Segment (IOS) of the In-Town BRT is ineligible for federal funding because the City began incurring costs in the final design and construction of the IOS without required FTA approvals.  FTA also rescinded its Record of Decision for the IOS, which is the 5.6-mile segment located between Iwilei and Waikiki, along the Kakaako Makai alignment that would have 20 transit stops and utilizing hybrid diesel-electric vehicles operating at-grade in exclusive or semi-exclusive lanes for 2.5 miles and in mixed traffic for 3.1 miles.  The total capital cost for the IOS components was estimated at $50.9 million in year of expenditure dollars.   The 5.6-mile IOS contemplated Federal funding from FTA’s Section 5309 Bus Capital Program in the amount of $7.95 million and FTA’s Section 5309 New Starts Program in the amount of $11.90 million.  The remaining $31.0 million from the city’s General Obligation Bonds, has already been approved in the city’s FY 2003 capital improvement budget.  Also proposed is a larger portion of the In-Town BRT system and a regional BRT system.  The 12.8- mile BRT system would have 32 transit stops and would operate in exclusive median lanes or curbside contra-flow lanes along 38 percent of its length, which stretches from Middle Street to the University of Hawaii-Manoa and Waikiki.  The In-Town BRT system would use hybrid diesel-electric powered vehicles with low floors that would match the height of the station-raised platforms.  This segment would also use traffic signal priority at selected intersections. The regional BRT system is proposed to use existing and planned priority lanes on H-1 to create a 17.5-mile transit/HOV corridor to Kapolei.  However, the State of Hawaii is now considering other transportation alternatives, such as light rail transit, along the alignment.

ATP - METRO Solutions

Houston, Texas

The Advanced Transit Program (ATP) METRO Solutions plan was approved by voters in the service area in November of 2003.  Included in the plan is a system of interrelated rail corridors consisting of: North - Downtown to Bush Intercontinental Airport; Southeast - Downtown to Hobby Airport and with a branch from Southeast Transit Center to Airport Boulevard; Harrisburg - Downtown to Telephone Road; Westpark - Wheeler to Hillcroft Transit Center; Uptown/West Loop - Westpark to Northwest Transit Center; Katy Freeway - Downtown to Northwest Transit Center; Southwest Commuter Line - Fannin South Park & Ride to Fort Bend County. A significant bus and bus facilities component that includes park and ride facilities, transit centers and fixed guideways is also part of ATP - METRO Solutions.  In addition to approving the overall system plan, voters authorized bonding authority to implement the first phase of METRO Solutions rail expansion and bus improvements by 2012. The first phase of rail expansion includes segments in four corridors: North Corridor, from Downtown to Northline Mall; Southeast, from Downtown to Griggs/610; Harrisburg, from Downtown to METRO’s Magnolia Transit Center; and Westpark, from METRO’s Wheeler Station to the Hillcroft Transit Center.  METRO has completed alternatives analysis for the North and Southeast Corridor Light Rail Transit projects.  The Houston-Galveston Area Council (H-GAC) has officially adopted the locally preferred alternatives in the long range transportation plan.  METRO is working with FTA to address several issues related to the project's technical justification and Project Management Plans for the corridors.  METRO plans to submit requests to enter preliminary engineering for the North and Southeast Corridors in the second quarter of fiscal year 2005.  Through FY 2005 Congress has appropriated $27.12 million in New Starts funds for the ATP.

Northeast Indianapolis Corridor

# Indianapolis, Indianapolis

The Indianapolis Metropolitan Planning Organization, in cooperation with the Indiana Department of Transportation and other stakeholders, has entered into alternatives analysis for the study and selection of a locally preferred alternative for the Northeast Corridor. The Northeast Corridor is defined as beginning in downtown Indianapolis and extending northeast to the southeast portion of Hamilton County, targeting Fishers or Noblesville, Indiana as destination points. The rapid transit study has incorporated multiple components to enhance the alternatives analysis, such as a Comprehensive Operational Analysis for IndyGo, the local transit provider within Marion County. A funding analysis will be conducted to examine funding source potential for implementing rapid transit and enhancing local bus systems for the region. A rail/bus integration and evolution plan will extend the system plan completed during earlier studies, to envision a regional bus network that will supplement rapid transit at the end of potential rapid transit system build out. The study will also determine interim service in the seven designated corridors at each phase of potential rapid transit system construction, including the provision of interim service prior to any implementation of fixed guideway transit. A financial implementation plan will extend the system plan and the current rail/bus integration and evolution plan; this will be done to ascertain funding needs during phases of fixed guideway construction and interim service provision.  Estimates of supplemental local sources, such as joint development and advertising, will be developed, and enhancements will be made to the travel demand model. It is expected that the alternatives analysis will be completed in late spring or early summer of 2005, with the selection of a locally preferred alternative. Through FY 2005, Congress has appropriated $7.66 million in Section 5309 New Starts funds for this effort.

### Jacksonville - East/Southwest Corridor

### Jacksonville, Florida

The Jacksonville Transportation Authority is currently conducting an alternatives analysis/Draft Environmental Impact Statement (AA/EIS) for the East/Southwest Corridor in the Jacksonville urbanized area.  This is the first priority corridor identified in the Transportation Alternatives Study completed in June 2000.  This corridor extends north from Clay County through the Argyle/Jacksonville Naval Air Station area and historic Riverside communities in Duval County, and continues east through downtown Jacksonville and through the Arlington and Intracoastal districts.  The alternatives analysis considered all viable modal and alignment transportation alternatives for improving mobility in this corridor. The alternatives analysis report is currently under preparation and will be submitted to FTA for review. The Draft EIS will be submitted to FTA for review prior to the adoption of a locally preferred alternative.

Jacksonville - North/Southeast Corridor

Jacksonville, Florida

The Jacksonville Transportation Authority is currently conducting an alternatives analysis and Draft Environmental Impact Statement (AA/EIS) for the North/Southeast Corridor in the Jacksonville urbanized area.  This is the first priority corridor identified in the Transportation Alternatives Study completed in June 2000. The corridor study area extends from the Jacksonville International Airport area through the North Jacksonville district, downtown Jacksonville and through the Southpoint commercial district.  The alternatives analysis has been completed. A single build alternative has been selected that  extends from Dunn Avenue south to Baymeadows Boulevard. The selected mode is bus rapid transit with extensive limited stop, local and request ride services converging on the guideway stations.  The Draft EIS has been submitted to FTA for review, prior to formal adoption of a locally preferred alternative.  Revisions to the AA/DEIS are currently being prepared.

Light Rail Transit System

Jefferson, Orleans and St. Charles Parishes, Louisiana

The East-West Corridor Transit Project consists of a proposed light rail transit (LRT) system from Louis Armstrong New Orleans International Airport (LANOIA) to the New Orleans Central Business District (CBD) with potential additional transit links proposed within the CBD.   The light rail system will serve visitors and commuters within the New Orleans metropolitan area.  The project emerged from a Major Investment Study, which was completed in 1999.  A Notice of Intent to prepare an Environmental Impact Statement for the project was published in September 2001.  Project scoping was conducted during the fall and winter of 2001 – 2002 with a Scoping Report issued in April 2002.  Between April 2002 and October 2003, alternatives analysis was underway and a preliminary Draft Environmental Impact Statement (Draft EIS) was completed and submitted for local government review.  Four full-build LRT alternatives were extensively evaluated in the Draft EIS.  Current cost estimates for the full-build alternatives range from $450 million to $460 million, with 18,000 to 19,000 daily riders projected.  The project team, local governments and economic development organizations are working together to inventory and evaluate existing land use in the corridor to determine the potential for development in conjunction with proposed station stops on the alternative alignments.  The LRT project, as currently included in the preliminary Draft EIS, is approximately 13 miles in length, double-track and includes 14 to 16 stations.  In March 2003, the Louisiana Department of Transportation adopted a new Louisiana Statewide Transportation Plan.  The plan included the East-West Corridor Transit Rail Project as a high priority transportation project, designating it as a priority “A” megaproject, and allocated up to $175 million in state funding for the project.  In July of 2003, the Louisiana State Legislature approved $82.5 million in State Capital Outlay Funding for capital improvements for the proposed East-West Corridor Transit Rail Project.

# I-35 Corridor

# Johnson County, Kansas

An alternatives analysis study has been initiated on the Johnson County I-35 corridor.  This corridor, previously in preliminary engineering for an exempt New Starts Commuter Rail project, is now back in the alternatives analysis phase of project development.  A broad range of alternatives, including BRT, express bus and computer rail is under consideration for the corridor.  Funding for the study includes $1.485 million of Section 5309 New Starts funds.  The study is expected to be complete by December 2005.

### Kenosha-Racine-Milwaukee Commuter Rail Extension

### Kenosha-Racine-Milwaukee, Wisconsin

The Southeastern Wisconsin Regional Planning Commission (SEWRPC), the Metropolitan Planning Organization for the region, on behalf of the Counties and Cities of Kenosha, Racine, Milwaukee, and the Wisconsin Department of Transportation, has completed a study examining the feasibility of commuter rail service in the Kenosha-Racine-Milwaukee Corridor. The study focused on a proposed 33-mile corridor along I-94 connecting the central business districts of Kenosha, Racine, and Milwaukee in southeastern Wisconsin.  The study concluded that the extension of Metra service from Kenosha to Racine is feasible, as is the extension of Metra service from Racine to Milwaukee.  SEWRPC has completed an alternatives analysis study for transit options in the Kenosha-Racine-Milwaukee corridor that included a cost-benefit analysis and analysis of potential ridership data and economic development along the alignment.  SEWRPC has recommended a commuter rail alternative with a medium level of service as the locally preferred alternative (LPA).  SEWRPC anticipates adoption of the LPA by the end of 2005.  A request to enter preliminary engineering is expected in the first quarter of 2006.  Through FY 2005, Congress has appropriated $10.1 million in Section 5309 New Starts funds for this effort.

#### Electric Transit

#### Knoxville, Tennessee

The city of Knoxville is proposing an innovative program to incorporate multi-modal linkages among and between downtown Knoxville destinations.  The Downtown Knoxville Transportation Linkages Study (completed in 2000) examined the feasibility of connecting numerous destinations in downtown Knoxville with a fixed guideway transit system, as well as a transportation system management alternative.  The proposed program addresses the linkages that will connect these downtown generators with trolleys and pedestrian ways, transfer stations and intermodal parking/transit facilities.  During the planning process, several alternative proposals for linkages were considered and extensive public input was received. The final plan proposes a downtown intermodal center as a focus for transit using both traditional and electrically fueled vehicles, pedestrian and bicycle elements, smart shuttle routes and trolley routes linking inner-city neighborhoods with downtown jobs and opportunities.  Through FY 2005, Congress has appropriated $1.49 million in Section 5309 New Starts funds for this effort.  In FY 2003 and 2004, Congress also appropriated a total of $5.3 million in Section 5309 Bus and Bus-Related funds for the Knoxville Electric Transit Intermodal Center.

River Rail Project

Little Rock, Arkansas

The Central Arkansas Transit Authority is building a 2.5-mile vintage streetcar line on existing right-of-way in downtown Little Rock and North Little Rock, Arkansas.  For Phase 1 of the project, three replica streetcars will operate on single-track loops and on a single track exclusive right-of-way on the Arkansas River's Main Street Bridge.  Power is 600v DC on overhead catenary wire.  The cars are lift-equipped and air-conditioned.  The track links the 18,000 seat Alltel Arena, which was built with only 300 new parking spaces, the Statehouse Convention Center, and the River Market District.  It is scheduled to open by November 1, 2004. The project cost, including design, rolling stock and construction management, is $19.6 million, of which $10.5 million is Section 5309 New Starts, less than 50 percent of the total project.  Ridership on the initial phase is estimated to average 1,000 each weekday.  Phase 2 is an extension of approximately 2,000 feet of double-track to the site of the new William Jefferson Clinton Presidential Library and new headquarters of Heifer International, a world-wide charitable non-profit.  Environmental Assessment and Final Design are complete, and a portion of the track is being constructed with STP funds.  The proposal for Phase 2 includes an additional two cars.  The ridership on the entire line will increase to an average of 1,750 riders per day.  The total cost estimate for Phase 2 is $8.9 million including design, rolling stock and construction management.  In FY 2005, Congress appropriated $3.47 million for Phase 2.

Queens West Light Rail Link

Long Island City, New York

The proposed project involves the construction of a light rail transit (LRT) line along the Long Island City (LIC) waterfront.  The proposed LRT would connect the new Queens West Development, currently under construction along the waterfront, with subway stations that are a substantial distance inland.  The Queens West Development is a large, residential and commercial project sponsored, in part, by the Port Authority of New York and New Jersey and the Empire State Development Corporation.  The developer is also interested in enhancing existing New York City Transit bus service, possibly with improved bus stop signage, shelters and maps.  A local Environmental Impact Statement (EIS) was developed and included an analysis of an enhanced bus shuttle to the subway stations.   The LRT was not proposed as part of the EIS.  Presently, a project sponsor has not been identified.

Metrolink (San Bernardino Line)

Los Angeles, California

The Southern California Regional Rail Authority (SCRRA) is constructing a series of improvements to its commuter rail service within an existing railroad right-of-way.  Completed improvements include the construction of a siding in the Interstate 10 Corridor, an upgrade of a siding at Marengo, the double-tracking of a line between the existing Pomona and Montclair stations, a siding extension in Fontana and selected platform additions or extensions at existing stations on the line.  Future projects include pedestrian access improvements at Pomona and additional double track segments.  The completed improvements have resulted in an increase in frequencies, a reduction of commuter train delays, and an improvement to the schedules of counter-flow trains on the San Bernardino Line.  The San Bernardino Line has the highest ridership of all Metrolink lines.  As of October 2004, there are 38 daily train trips in the corridor serving 10,800 daily commuter rail trips.  The estimated capital cost for the current project is $46 million.  Through FY 2005, Congress has appropriated $1.97 million in Section 5309 New Starts funds for this effort.

Metrolink (Union Station-Fullerton)

Los Angeles, California

The Southern California Regional Rail Authority, Caltrans, Amtrak, and the Burlington Northern Santa Fe (BNSF) railroad have proposed a series of multiple track improvements between the city of Fullerton and Los Angeles' Union Station.  The proposed project is located on the existing Metrolink Orange County and 91 lines, which is part of the Los Angeles-San Diego Rail Corridor (LOSSAN) between San Diego and Los Angeles.  The corridor is the second busiest in the nation.  Through the Fullerton to Los Angeles section of the corridor there are 21 daily Amtrak intercity train trips, 28 commuter rail trains and 41 freight trains.  Metrolink ridership on the Orange County and 91 lines has grown to 7,800 daily trips, and another 1,100 Metrolink riders also ride Amtrak trains south of Los Angeles under the new Rail 2 Rail Program in which both Metrolink and Amtrak accept certain tickets of either rail system.  Local agencies have jointly contributed over $400 million to purchase and upgrade the proposed corridor.  Amtrak contributed approximately $15 million of this amount.  The portion of the LOSSAN corridor from Los Angeles to San Diego is owned entirely by public agencies, except the 22-mile section between Redondo Junction (three miles south of Los Angeles' Union Station) and Fullerton that is owned by BNSF.

Redlands-San Bernardino Transportation Corridor

Los Angeles, California

The Southern California Regional Rail Authority (Metrolink) is proposing a complete reconstruction of a rail line previously purchased by the San Bernardino Associated Governments (SANBAG).  The proposed rail line extends from the San Bernardino Metrolink station eastward to Redlands.  The first phase extends approximately one mile to the site of a proposed intermodal bus terminal in downtown San Bernardino.  Omnitrans is currently attempting to acquire the land adjacent to SANBAG's property, and Metrolink will not operate on the line until the facility is completed.  If the proposed rail project is completed, it would allow many Metrolink trains to connect directly with the new bus facility and downtown San Bernardino.  The proposed project would also provide for the design and construction of a signal system for the first mile.  The project is included in the State Transportation Improvement Program.  Through FY  2005, Congress has appropriated $1.99 million in Section 5309 New Starts funds for this effort.

Santa Monica Boulevard Transit Parkway

Los Angeles, California

The Los Angeles County Metropolitan Transportation Authority (LACMTA) has transferred responsibility to the city of Los Angeles (Department of Public Works) for the final design, construction and maintenance of a section of Santa Monica Boulevard (State Route 2) between the San Diego Freeway (Interstate 405) and Moreno Drive, the boundary line between the cities of Los Angeles and Beverly Hills.  The Parkway project will develop a multi-modal corridor, including improved operational efficiency of the roadway, priority treatments to improve bus transit flow, improved aesthetics, a bikeway and parkway, increased safety, and the preservation of the right-of-way for future rail improvements in the Santa Monica Boulevard corridor.  Construction started in January 2003.  The estimated completion date is March 2006.

Lossan Rail Corridor Improvements

Los Angeles and San Diego Counties, California

The Los Angeles-San Diego-San Luis Obispo (LOSSAN) Rail Corridor Agency continues to implement a long range plan to improve the safety, capacity, reliability, and speed of intercity and commuter rail service along a 351-mile corridor off the southern California coast.  This corridor is Amtrak's fastest growing intercity passenger rail corridor nationwide, second in total ridership to the Northeast corridor, and is shared with Metrolink and Coaster commuter rail services and Burlington Northern Santa Fe and Union Pacific freight service.  The corridor remains a predominantly single-track railway.  LOSSAN is made up of nine agencies along the corridor, including metropolitan planning organizations, regional transportation planning agencies, rail owners, rail operators, and the State Department of Transportation.  Through FY 2005, Congress has appropriated $23.84 million in Section 5309 New Starts funding for LOSSAN.  LOSSAN is currently evaluating priority projects in the corridor and working with federal representatives to change the definition of LOSSAN improvements to include the entire length of the corridor.  The agency anticipates working with FTA on future submittals for corridor projects.

Lowell-Nashua Commuter Rail Extension

##### Lowell, Massachusetts

The New Hampshire Department of Transportation (NHDOT) had proposed to design and construct a 10-mile extension of an existing commuter rail line from Lowell, Massachusetts to Nashua, New Hampshire.  The proposed project would extend existing commuter rail service provided by the Massachusetts Bay Transportation Authority (MBTA) on an anticipated schedule of six roundtrips per weekday and three roundtrips on Saturday.  This project has been postponed due to the lack of a local financial commitment.

Transportation Tomorrow South Central Corridor LRT

##### Louisville, Kentucky

The Transit Authority of River City (TARC) is proposing to design and construct a 17.5-mile light rail transit (LRT) line extending from downtown Louisville southward to a transit center at the Gene Snyder Freeway (Interstate 265).  There are a number of physical barriers within the project corridor including CSX railroad tracks, dead-end streets, and truncated arterial streets that create a very limited number of continuous thoroughfares traveling north-south through the area.  This results in a road system that operates ineffectively both for automobiles and the existing bus system.  The proposed LRT project is intended to provide improved accessibility to many major trip generators in the corridor, including the central business district (CBD), the Kentucky International Convention Center, the Papa John’s Cardinal Stadium, the Louisville Medical Center, the University of Louisville, Churchill Downs, the Kentucky Fair and Exposition Center, Louisville International Airport, the UPS World-Wide Distribution Center, and the Ford Motor Company Louisville Assembly Plant.  The project was approved into preliminary engineering in July 2001, but is not currently being pursued by the project sponsor because of an inability to garner local funding commitments.

Macon-Atlanta Commuter Rail

### Macon -Griffin- Atlanta, Georgia

The Georgia Department of Transportation, Georgia Rail Passenger Authority, and the Georgia Regional Transportation Authority are jointly implementing commuter rail from Macon to Griffin to Atlanta on an existing 103-mile Norfolk Southern freight rail line.  Six trains would operate in the morning from Griffin, covering the 40 miles to the Atlanta Multi-Modal Passenger Terminal (MMPT) in one hour.  Seven intermediate stations would be served, two of which would connect to Atlanta’s Hartsfield International Airport via shuttles and the Metropolitan Atlanta Rapid Transit Authority’s (MARTA) heavy rail system.  Two commuter trains would operate from Macon serving an additional three intermediate stations.  The MMPT, located in downtown Atlanta, with direct connections to the central Five Points MARTA station, would also serve as the terminus for express buses operating from four stations adjacent to I-75.  Service would be reversed in the evening.  Total capital costs for the commuter rail line are estimated at $351 million ($2003).  A total of 7,900 riders per day are forecast for 2025, equivalent to 10 percent of the peak hour / peak direction traffic on adjacent highways.  FTA issued a Finding of No Significant Impact for the locally preferred alternative in November 2001.  The State is currently negotiating access and operations with Norfolk Southern, assisting in the protection of station sites vulnerable to development, and has developed the grade crossing safety recommendations for 158 at-grade crossings along the "S" line in cooperation with localities and the railroad.  As currently planned, the project would be funded with National Highway System resources.

##### North Bay Commuter Rail

Marin/Sonoma, California

See the description for Sonoma-Marin Passenger Rail.  Project sponsors have informed FTA that the two are the same.

Memphis Regional Rail Plan

Memphis, Tennessee

The Memphis Area Transit Authority (MATA) is undertaking an alternatives analysis/Draft Environmental Impact Statement study for a fixed guideway investment in the Downtown-Airport Corridor.  The Corridor is approximately ten miles in length, connecting the central business district and Medical Center with the Memphis International Airport.  Intermediate stops would be placed at key residential and employment areas along the route.  The project would be fully integrated with the existing Main Street Trolley/Riverfront Loop rail system and the Madison Avenue Line (formerly referred to as the Medical Center Rail Extension).  Emphasis is being placed on provision of a direct connection to the airport terminal and convenient access to the main Federal Express sorting facility located nearby.  By 2023, the forecast year, the Corridor is expected to include about 25 percent of regional employment.  A large number of low-income individuals also reside in the Corridor.  About 33 percent of the residents currently live below the poverty level.  Two final alternatives are being studied in detail.  The Downtown – Airport Corridor is part of the Southeast Corridor, one of three regional corridors included in the Metropolitan Planning Organization’s long range transportation plan.  The others are the North Corridor and South Corridor.  When complete, the regional rail system will comprise about 70 miles of fixed guideway serving the city of Memphis and surrounding areas.

Kendall-Airport Corridor

Miami, Florida

Miami-Dade Transit (MDT), in cooperation with the Florida Department of Transportation (FDOT), conducted an alternatives analysis (AA) study to examine mobility improvements in the Kendall corridor to the Miami Intermodal Center.  The corridor spans approximately 15 miles with both east-west and north-south segments.  The Kendall segment, from Southwest 147th Avenue to the Dadeland area, is centered along Southwest 88th Street or North Kendall Drive.  Bus rapid transit (BRT) was selected as the locally preferred alternative, with the westernmost segment of the corridor including exclusive lanes for the proposed BRT, from Southwest 152nd Avenue to the Florida Turnpike.  The airport segment, from the Kendall area to the Miami International Airport (MIA), is centered along two corridors and consists of high occupancy vehicle lanes that would be built on the Florida Turnpike and the Palmetto Expressway (State Route 826).  In addition, exclusive bus ramps are contemplated for the area around North Kendall Drive and SR 874 and the western side of Florida International University.  Major trip generators, along with the study area, include the MIA, Mall of Americas, downtown Dadeland, Baptist Hospital and Miami-Dade Community College (Kendall Campus).  The Kendall-Airport AA study commenced in April 1998 and was completed in April 2000.  The corridor was identified in Miami-Dade’s 2025 long range transportation plan as requiring premium transit service.   Several prior studies have examined the feasibility of transitways in the study area and concluded that transitways were viable options.  The Kendall-SR 826 AA study was funded locally by FDOT and managed by MDT.  This study will be updated in the near future.  Since local voters’ approval of the People’s Transportation Plan and a dedicated source of local transit funds in late 2002, a revision is needed to consider higher capacity alternatives along the N. Kendall Drive (SW 88th Street) segment.

# Northeast Corridor

Miami, Florida

Miami-Dade Transit has begun the process of conducting an alternatives analysis (AA) study for the area’s Northeast Corridor.  The proposed corridor extends approximately 13.6 miles from Miami’s central business district to the Broward County line, serving the cities of Miami, Miami Shores, North Miami, North Miami Beach and Aventura.  The Northeast Corridor AA will examine mobility enhancements generally along the Biscayne Boulevard alignment, including a parallel railroad corridor.  Transit technologies that will be studied include busway, light rail and diesel multiple unit options.  The Corridor was identified in Miami-Dade’s 2025 long range transportation plan as needing premium transit improvements.  The Corridor also has been studied as part of the Metropolitan Planning Organization’s Miami-Dade Transit Corridors Transitional Analyses (1993), which concluded that the proposed Corridor was viable for premium transit improvements.  A recent coordinated effort involving the Florida Department of Transportation, the South Florida Regional Transportation Authority (SFRTA), the South Florida Regional Planning Council and the three county MPOs is exploring the possibility of adding a Broward-Palm-Beach segment, making this a regional corridor study covering the entire eastern edge of the South Florida area.

### Palmetto Metrorail

### Miami, Florida

Miami-Dade Transit constructed a 1.4-mile extension of the Metrorail system from its northern terminus (Okeechobee Station) to west of the Palmetto Expressway (State Road 826).  The project included construction of one at-grade station and an at-grade 700-space park-and-ride facility.  The project will facilitate auto access to the northern terminus station with its placement adjacent to the major roadway in the region.  The project is estimated to generate 1,900 new transit riders by the year 2015.  The total capital cost for the project was $87.8 million.  FTA provided approximately 56 percent of the total capital costs, while State and county sources provided 44 percent.  This project was completed on May 30, 2003, and the extension and new Metrorail station are presently in revenue service.

### Downtown Transit Connector Study

### Milwaukee, Wisconsin

In April 2000, the Wisconsin Center District (WCD), the city of Milwaukee and Milwaukee County, initiated the Milwaukee Downtown Transit Connector Study to examine alternative transit improvements within the downtown Milwaukee area to link downtown attractions with hotels, and residential, retail and business districts.  WCD prepared a draft alternative analysis (AA) study for FTA’s review in late 2002.  The AA examined light rail, guided bus, and non-guided bus technologies.  The light rail alternative has been eliminated as an alternative in the study.  The study will examine more closely the alternatives of non-guided bus and guided bus technologies.  The study is refining the basic alignment and route locations.  The WCD will continue with the environmental documentation and conceptual phase of the study.  This will result in a Draft Environmental Impact Statement, selection of a locally preferred alternative (LPA) and request to enter preliminary engineering.  The selection of an LPA is anticipated in April 2005.  This study is funded with Interstate Substitute Transit Program and other Federal funds.  A grant was awarded and executed in March of 2000 for these funds.  Approximately $3.5 million has been used for this study.

Monmouth/Ocean/Middlesex (MOM) Study

Monmouth-Ocean-Middlesex, New Jersey

The Monmouth-Ocean-Middlesex (MOM) project is a commuter rail extension off either NJ TRANSIT’s Northeast Corridor Line or North Jersey Coast Line to Lakehurst, Ocean County, New Jersey.  A 1996 Major Investment Study (MIS) identified multiple rail alignments and an enhanced bus system as potential alternatives.  The enhanced bus service is currently advancing as an independent initiative.  In October 2002, the New Jersey TRANSIT Corporation (NJ TRANSIT) began work on Draft Environmental Impact Statement (EIS) on MOM rail options. The Draft EIS will focus on three potential diesel-powered commuter rail alternatives: Lakehurst via Monmouth Junction, Lakehurst via Red Bank, and Lakehurst via Matawan.  The Monmouth Junction commuter rail alignment connects with Amtrak’s Northeast Corridor in Middlesex County.  The other two alternatives connect with the North Jersey Coast Line in Monmouth County.  Through FY 2005, Congress has appropriated $7.8 million in Section 5309 New Starts funds for this effort.

Monterey County Commuter Rail and Inter-City Passenger Rail

Monterey County, California

The Transportation Agency for Monterey County (TAMC) is proposing the development of two passenger rail line extensions to Monterey County.  The first involves the extension of the Caltrain commuter rail service from the San Francisco peninsula, of which four trains now operate to Gilroy for peak trips in the morning and evening.  TAMC has chosen two trains for initial service on an existing rail line to Salinas, with stations in Pajaro and Castroville, with an eventual expansion to four trains.  TAMC expects to complete a project study report and the necessary environmental documents by 2006, identifying all the needed capital improvements, institutional arrangements and an estimation of the projected operating subsidy to begin service by 2009.  The California Traffic Congestion Relief Act is providing $20 million and Proposition 116 funds are providing $3 million for this project.  The second project is the implementation of passenger rail service between San Francisco and Marina/Seaside. Right-of-way acquisition of the Monterey Branch Line was completed in September 2003 with a purchase of 12.6-miles from the Union Pacific Railroad in the amount of $9.3 million.  TAMC plans to use $14 million from the California Rail Initiative for the inter-city service under State Proposition 116 and has secured $0.45 million for environmental clearance, preliminary design and an economic assessment of the branch line improvements between Castroville and Seaside.  The proposed passenger rail connection is being planned to connect to other existing rail services in the Bay area, including the Capital Corridor inter-city service between San Jose and Sacramento (Colfax) and the Altamont Commuter Express between San Jose and Stockton.   An additional $2.1 million was authorized for Monterey County toward grade-crossing improvements under TEA-21.

### Personal Rapid Transit

### Morgantown, West Virginia

The University of West Virginia has upgraded the heating and on-board vehicle control system on the Morgantown Personal Rapid Transit system.  The system was originally developed as a research and demonstration project during the 1970s.  The system consists of 8.2 miles of dedicated guideway with five passenger stations and a fleet of 71 fully automated vehicles.  Through FY 2005, Congress has appropriated $8.2 million in Section 5309 New Starts funds for this effort.

Nassau Hub

Nassau County, New York

Nassau County is conducting an alternatives analysis (AA) study of transportation improvements within a ten square mile area, located in central Nassau County within the Town of Hempstead.  The Nassau Hub is defined as an area bordered by the MTA Long Island Rail Road (LIRR) Port Jefferson Branch to the north and Hempstead Turnpike to the south.  The western boundary runs along Rockaway and Cathedral Avenues, and the eastern boundary is Merrick/Post Avenue, although Eisenhower Park is included in the study corridor.  Also included in the study area are all or parts of the Villages of Mineola, Westbury, Garden City, and Hempstead, and the Hamlets of Carle Place and Uniondale, as well as unincorporated portions of Garden City.  The Nassau Hub, in its entirety, contains retail, office, manufacturing, warehousing, a regional park, a preserve, two colleges, museums and a sports arena.  The study is considering a range of alternatives, including light rail transit, bus rapid transit, a fixed guideway loop, and shuttle buses that would convert existing facilities and new infill development into a pedestrian/transit-friendly environment.  Potential circulator transit service would also connect with Long Island Rail Road (LIRR) commuter rail stations at Mineola and Hempstead.  Nassau County is advancing the AA with assistance from the New York Metropolitan Transportation Council (NYMTC), which is the local Metropolitan Planning Organization, MTA, LIRR, LI Bus, New York State DOT, and the County’s three Towns of Hempstead, North Hempstead and Oyster Bay, along with civic groups and the local business and development community.  Through FY 2005, Congress has appropriated $0.5 million in Section 5309 New Starts funds, and NYMTC, through the Unified Planning Work Program (UPWP), has provided an additional $0.4 million for the study.  The initial Federal grant for the AA study was awarded in December 1999, and the UPWP funds were appropriated during FY 2003 and FY 2004, with the additional funds targeted to enhanced public outreach and a more robust ridership demand modeling effort.  As a result, the AA, which was originally scheduled for completion by June 2004, will now be completed by March 2005.

Newburgh LRT System

Newburgh, New York

The city of Newburgh is planning to initiate a feasibility study for a proposed light rail transit (LRT) system linking its Hudson River waterfront to Stewart International Airport.  There is currently no public transportation between the two sites, with the exception of hourly bus service along the Broadway Corridor.  The proposed LRT corridor would run along Broadway (Route 17K), connecting Newburgh’s waterfront, historic district and downtown commercial area with the airport and the surrounding industrial facilities, a distance of approximately four miles.  The corridor could also be extended across the Hudson River -- via the Newburgh Beacon Bridge -- to an existing Metro-North commuter rail station, creating an innovative intermodal system.  A segment of the proposed corridor passes through the city’s federally designated Enterprise Community area.  It would also serve a major portion of Newburgh’s New York State Economic Development Zone (EDZ).  The proposed LRT is intended to boost tourism in the city by creating a unique and direct link between its historic waterfront area and the region’s major entry point for outside visitors.  In addition, the proposed project is intended to provide job access to the Stewart vicinity’s industrial sites for Newburgh’s underutilized work force.  The feasibility study would take approximately 12 months to complete and would include consultation with the Town of Newburgh, Orange County, State of New York Department of Transportation, Stewart Airport Commission, New York Metropolitan Transportation Authority/Metro North, New York State Thruway Authority, New York State Bridge Authority and the Newburgh EDZ.  The study would also include consideration of alternative transportation systems.

Waterfront Access

New London, Connecticut

The proposed Waterfront Access project in the city of New London is an extension of the existing waterfront and its intermodal facility.  The city is in the process of defining the project.  At this time, no consensus has emerged to pursue transit improvements within the corridor.  Through FY 2005, Congress has appropriated $0.49 million in Section 5309 New Starts funds for this effort, but these funds have lapsed.

# Access to the Region’s Core (formerly the Trans-Hudson Midtown Corridor)

New York/New Jersey Metropolitan Area

The Access to the Region’s Core project (ARC) consists of the extension of direct commuter rail service to Manhattan from Bergen, Passaic, Hunterdon, Somerset and Union Counties in New Jersey, as well as Orange and Rockland Counties in New York. The project’s primary focus is to extend commuter rail service through a new rail tunnel under the Hudson River to a new station in midtown Manhattan.  Following the completion of the technical work on the Major Investment Study in 2003, NJ TRANSIT and the Port Authority of New York and New Jersey, the project’s sponsors, began work on a Draft Environmental Impact Statement (EIS) for this project.  Work on the Draft EIS is proceeding.  In addition to the tunnel which is depicted as a "long term" goal, NJT is also evaluating several "shorter term" efforts that would involve extending platforms, provide increased pedestrian movement and train storage. It has not been decided how the shorter term goals will be handled within the context of the EIS.  Through FY 2005, Congress has appropriated $5 million in Section 5309 New Starts funds and $3.5 million in Section 115 funds for this effort.

8th Avenue Subway Connection

### New York, New York

The Pennsylvania Station Redevelopment Corporation (PSRC) is proposing a pedestrian connection between the existing Pennsylvania Station and the new Amtrak area in the James A. Farley Building as a component of the Pennsylvania Station Redevelopment Project.  The proposed project would widen an existing pedestrian passageway on 33rd Street (Midtown Manhattan) that connects Penn Station with the New York City Transit 8th Avenue/34th Street subway station and the Long Island Rail Road West End Corridor and extend it to the Farley Building.  The existing passageway is currently overcrowded.  In addition to widening the corridor, the proposed project includes reducing the grade of a ramp in the corridor, improving accessibility for the disabled, and upgrading the lighting, ventilation and life safety components.  Total capital costs for the proposed connection are estimated at $10.8 million.  The construction budget for the Farley Building Project is estimated at $305 million.  The overall Farley Building Project is estimated at $788 million, of which $268 million is proposed for Federal funding.  In addition, $160 million in Transportation Infrastructure Finance and Innovation Act (TIFIA) loan funds have been applied to the project.  The 8th Avenue Subway Connection represents a portion of the Federal share.  The Federal Railroad Administration (FRA) has been the lead agency for the project.  FRA issued a Finding of No Significant Impact for the project in September 1999.

Astoria-East Elmhurst Extension (LaGuardia Airport Subway Access Study)

New York, New York

The LaGuardia Airport Subway Access (LASA) alternatives analysis study being conducted by the Metropolitan Transportation Authority (MTA) has been suspended.

Broadway-Lafeyette-Bleecker Street

New York, New York

See the description for the Brooklyn-Manhattan Access project.  Project sponsors have informed the Federal Transit Administration that the two are the same.

Brooklyn-Manhattan Access (formerly known as the East River Crossing Major Investment Study)

New York, New York

The New York Metropolitan Transportation Authority/New York City Transit (MTA/NYCT) have completed a major investment study (MIS) to examine the operating and engineering options for improving the capacity and flexibility of subway services crossing the East River.  As a result of this study, NYCT has begun design work for the Broadway-Bleecker Street passenger transfer, as well as the rehabilitation of the Bleecker Street Station, which will make the complex ADA compliant.  Construction is expected to cost approximately $50 million and is scheduled for inclusion in MTA’s 2005-2009 Capital Program.  NYCT has also begun work for the Jay Street-Lawrence Street passenger transfer, as well as the rehabilitation of both stations to make both stations ADA compliant.  Construction is expected to cost approximately $165 million and is scheduled for inclusion in MTA’s 2005-2009 Capital Program.

### Brooklyn - Staten Island Ferry

### New York, New York

The New York City Department of Transportation (NYCDOT) and the Port Authority of New York and New Jersey recently performed a series of studies examining potential routes connecting Staten Island (SI) with downtown Brooklyn, either directly, after a stop in Manhattan, or en route to a Midtown-Manhattan landing.  Currently, there is no ferry service from Staten Island to downtown Brooklyn.  In 1997, NYCDOT solicited the business community’s interest in operating these routes.  The response to the request indicated limited interest by private operators, in part due to the recent elimination of SI Ferry passenger fares, and the creation of the One City-One Fare free transfer between the New York Metropolitan Transportation Authority’s buses and subways.  NYCDOT has indicated that if a private ferry operator were to express interest, NYCDOT would consider constructing or enhancing existing docking space to support the service.

Lower Manhattan Access Alternatives

New York, New York

In November 1997, the New York Metropolitan Transportation Authority (MTA) initiated the Lower Manhattan Access Study (LMA) to examine transportation alternatives that would improve access from the New York City suburbs to Lower Manhattan.  An extension of the Second Avenue Subway (SAS) from 63rd Street to Lower Manhattan was one of the five short-list build alternatives developed by the LMA.  The study determined that a full-length SAS was the most successful alternative in addressing the LMA’s goal of improving access from New York’s suburbs to Lower Manhattan, by allowing suburban commuters to make an easier transfer to a less crowded subway line.  Adding a new SAS line would reduce crowding on the existing Lexington Avenue Line and improve travel capacity and reliability to Lower Manhattan.  The LMA also found that certain transportation systems management (TSM) approaches to improving pedestrian and intermodal transfers between various commuter railroad terminals, subway stations, and major trip destinations within Lower Manhattan would also serve the area’s identified problems and needs. The analysis and recommendations were incorporated into the SAS’ Supplemental Final Environmental Impact Statement issued in April 2004.  In addition, one of LMA’s TSM proposals, the Dey Street corridor, has been incorporated into MTA’s Fulton Street Transit Center project.

Manhattan East Side Alternatives

New York, New York

See the profile for the Second Avenue Subway MOS I in Appendix A under projects currently in preliminary engineering.

Midtown West Ferry Terminal (Pier 79)

### New York, New York

### The New York City Department of Transportation (NYCDOT) and the New York City Economic Development Corporation will be constructing a ferry terminal at Pier 79 located on Manhattan’s West Side.  The West Midtown Intermodal Ferry Terminal (WMIFT) project site is adjacent to the Hudson River Park and will incorporate specific park elements to provide continuity between the Hudson River Park and the project site. These elements include a bike path (the Route 9A bike path) and an 18-foot-wide walkway.  The proposed project at Pier 79 entails the development of an approximately 33,915 square-foot municipally owned intermodal ferry facility to be used by various ferry operators and six slips at three barges totaling 16,795 square feet on Pier 79 in Manhattan. The terminal will be approximately 112 feet wide and 296 feet long, and will be built around the base of the existing Lincoln Tunnel Ventilator. The two-story terminal will have a maximum height of 34 feet.  Most of the new building will be used for passenger operations.  This includes a passenger waiting area.  The remaining space will provide space for offices, a café, and concessions.  Construction of a new, elevated walkway located along the building’s western façade will provide continuous public access to the waterfront. The new terminal will replace a three-pier terminal at Pier 78.   A Finding of No Significant Impact was issued for the project on September 20, 2001, and initiation of construction was February 2004.  Some of the dredging work associated with the project was accelerated to fall 2001 in order to advance temporary docking facilities made necessary by the transportation disruptions resulting from the World Trade Center attack.  More than 17,000 customers flow through the facility daily.  Total capital costs are estimated at  $51.5 million.  FTA has awarded $22.2 million in Section 5309 New Starts and Federal Highway Administration special projects’ funding that was appropriated by Congress.  FTA also awarded $11.4 million in special Department of Defense appropriated funds, as part of the September 11th Security Upgrade to enhance ferry service in the New York Harbor.  Currently, the project is close to 70 percent complete.

North Shore Railroad

New York, New York

The Rehabilitation of the North Shore Railroad Line project involves conducting an alternatives analysis/Draft Environmental Impact Statement (AA/EIS) to examine the feasibility of re-establishing passenger rail service along the North Shore Rail line located on Staten Island, New York.  Originally, the line went from Cranford, New Jersey to the St. George Ferry terminal on Staten Island.  The current project only considers the section between the Arlington Rail Yards and St. George, Staten Island, a distance of approximately 5.2 miles.  This effort is part of a larger project to improve intermodal connections between New York and New Jersey to transport freight from ocean-going ships and trucks, as well as passengers, to a new industrial work site, the Howland Hook Marine Terminal on Staten Island.  This project is also expected to stimulate economic development on Staten Island.  The study will evaluate a range of alternatives, including no-build, bus rapid transit, commuter rail and diesel multiple unit technology.  Phase I and Phase II of the rehabilitation project have been completed.  Phase III consists of revitalizing the remaining portion of the rail corridor for passenger service and implementing the AA/EIS study.  Currently, the project is not in the Transportation Improvement Program/State Transportation Improvement Program.  However, the North Shore Railroad Line effort is one of the studies included in the Corridor Level Options’ discussion in the draft regional transportation plan for the New York City urbanized area.  FTA provided $10.4 million in appropriated funds to purchase the Staten Island North Shore Railroad right-of-way from Howland Hook to St. George.

### St. George Ferry Intermodal Terminal

### New York, New York

### The New York City Department of Transportation (NYCDOT) is renovating the St. George Ferry Terminal of its Staten Island Ferry Service.  The terminal is located on Staten Island and functions as a termination point for ferry service between Staten Island and Manhattan.  The terminal also provides intermodal connections for commuter rail, Metropolitan Transportation Authority (MTA) - Staten Island Railway, MTA/New York City Transit buses, vans, automobiles, bicycles and pedestrians.  The facility has not undergone significant improvements since it was built in 1950, and requires a major restoration.  Renovation activities will include new entrances, a pedestrian plaza at the concourse level, new stairs, escalators and elevators, parking facilities that conform to the Americans with Disabilities Act of 1990 (ADA), a new pedestrian walkway, and retail stores.  Separately funded, but included in the construction effort, is the renovation of the bus terminal areas of the facility, known as the Staten Island – Brooklyn Mobility Project ($1,771,196 Federal and $442,799 local) and construction of Slip 7 for private ferry services to Midtown Manhattan ($997,380 federal and $249,345 local).  Construction efforts began in October 2001, and are scheduled for completion in June 2005.  In early 2003, the New York City Office of Management and Budget approved a budget increase of approximately $15 million for the ferry terminal project to cover increased project scope.  The budget increase brought the project’s overall budget to $127.1 million.  This represents an increase of approximately 54 percent over the original budget of $82.6 million.  FTA has awarded $4.7 million in Section 5309 New Starts funds for SGFT (not including Federal formula funds for Slip 7 and Staten Island – Brooklyn Mobility) that have been appropriated by Congress through FY 2005.  The U.S. Department of Transportation is also providing approximately $32.8 million in loans under the Transportation Infrastructure, Finance and Innovation Act (TIFIA) program. This brought the total Federal obligation to the ferry terminal project to $40.2 million. The value of construction contracts awarded to date is $96.1 million.

### Whitehall Intermodal Terminal

### New York, New York

The New York City Department of Transportation (NYCDOT) is undertaking the reconstruction of the Whitehall Intermodal Ferry Terminal (WIFT).  NYCDOT is the grant recipient of the funds, while the New York City Economic Development Corporation (NYCEDC) is the subgrantee.  As the subgrantee, NYCEDC is tasked with the responsibility of overseeing the design and construction of the terminal.  The terminal, located at the southern tip of Manhattan, was mostly destroyed by fire in 1991, and ferry service has been operating out of interim facilities since then.  Reconstruction of the terminal will include improved connections with the New York Metropolitan Transportation Authority/New York City Transit’s subway and bus system.  The Staten Island Ferry system carries over 65,000 daily riders.  Monthly ridership on the Staten Island Ferry system is 1.7 million.  Annual ridership is approximately 20 million.  FTA approved a Finding of No Significant Impact for the WIFT in September 1999.  Reconstruction activities started in June 2000.  The facility is being reconstructed in multiple phases, with two of the three slips in operation at all times.  Phase I-A, involving Slip 3, was opened to the public in March 2002, although the finish work will not be completed until late 2005, when finish work is performed on the entire terminal.  Phase I-C was initiated in May 2002 and completed in April 2003 with the return to service of the slip.  Phase II was initiated in May 2003 and will be complete by February 2005. Phase III was initiated in July 2003 and will be complete by June 2005. Phase IIIB is scheduled to begin in February 2005 and be completed by June 2005. NYCDOT anticipates that overall construction will be complete in June 2005 - more than one year beyond the project’s baseline schedule.  Slip 1 is scheduled to return to service in January 2005.  In early 2003, the New York City Office of Management and Budget approved a budget increase of approximately $15.7 million for the WIFT project to cover increased project scope.  The budget increase brought the project’s overall budget to $189.4 million.  This represents an increase of approximately 58 percent over the original budget of $120 million and 42 percent over the 1999 project budget of $134 million.  Through FY 2005, Congress has appropriated $16.4 million in Section 5309 New Starts funds for the project.  These funds were allocated for project management and construction only.  A Transportation Infrastructure Finance and Innovation Act (TIFIA) loan provided $58.1 million.  This brought the total Federal obligation to the WIFT to $74.5 million.  The value of construction contracts awarded to date is $136.9 million.

Southeastern North Carolina Corridor

North Carolina

A Record of Decision was issued for the Southeast High Speed Rail Corridor Tier I Environmental Impact Statement covering the Washington DC to Charlotte NC portion of the corridor in October 2002.  Virginia and North Carolina have begun a Tier II Environmental Impact Statement for the portion of the corridor from Petersburg VA to Raleigh NC.  This document will examine potential impacts involved in rebuilding the portion of the line in Virginia (presently removed) and upgrading the entire segment

to handle passenger and freight service.  The passenger service will have a maximum speed of 110 mph.  Improvements to the North Carolina Railroad corridor were completed in the third quarter of 2004 resulting in a travel time between Raleigh and Charlotte of approximately 3 hours 15 minutes (a 30 minute reduction from past schedules). Further improvements are underway which will reduce the travel time to 3 hours 5 minutes by the third quarter of 2005.  Other progress in the corridor is evidenced by the signing of a master agreement between the Virginia Department of Rail & Public Transportation (VDRPT) and CSX regarding work in the corridor.  VDRPT has begun work on a new bridge in the corridor at Quantico.  A Technical Monograph was released by the Federal Railroad Administration in January of 2004 analyzing the Washington DC to Charlotte portion of the preferred corridor, and a Feasibility Engineering Study was completed in May 2004 by the states (GA, SC, NC) for the Charlotte-Atlanta-Macon portion of the corridor. Those states are presently negotiating with Norfolk Southern regarding a capacity analysis and Environmental Impact Statement for this same segment.

### West Lake Commuter Rail Link (South Shore Commuter Rail)

### Northern Indiana

The Northern Indiana Commuter Transportation District (NICTD) has completed a major investment study (MIS) for the West Lake Corridor to examine the southern extension of the South Shore Line commuter rail service.  The MIS built upon an extensive alternate mode study done prior to the Intermodal Surface Transportation Efficiency Act of 1991.  The project has been divided into two minimum operating segments.  MOS-1 project limits are from Airline Junction to Randolph St. and MOS-2 is from Airline Junction to Valparaiso (CN alignment) and Lowell (CSX alignment).  The cost of MOS-1 is estimated at $210 million.  The cost of MOS-2 is estimated at $130 million.  During the summer of 2004, project sponsors worked with the counties and municipalities that would benefit from the new rail service to devise a cost sharing plan to advance preliminary engineering and environmental activities.  This effort resulted in the passage of an inter-local agreement that committed $750,000 per year in local funds over two years to provide the local share for these activities.  Through FY 2005, Congress has appropriated $5.43 million in Section 5309 New Starts funds for this effort.

Passaic-Bergen Rail (Cross County Rail)

Northern New Jersey

The, Cross County Light Rail line was recommended as one of three new rail lines under the West Shore Region Major Investment Study/Draft Environmental Impact Statement. The Cross County Rail alignment was proposed as an extension of the Hudson-Bergen Light Rail System (HBLRTS) starting at the originally proposed HBLRTS terminus at the Vince Lombardi park-and-ride and continuing to the town of Maywood, New Jersey, along the New York Susquehanna and Western (NYS&W) freight railroad, a distance of approximately 10 miles.  Further extensions to Paterson, Passaic County, New Jersey, were also proposed.  As planning progressed, the compatibility of light rail with railroad freight and the uncertainty about the ultimate terminus of the HBLRTS raised concerns about the Cross County as originally proposed.  Currently, NJ TRANSIT, the project sponsor, is conducting additional planning work on both the potential availability of Federal Railroad Administration-compliant diesel multiple unit rail cars and possible changes in the alignment.

Lackawanna Cut-off Corridor

Northern New Jersey/Northeastern Pennsylvania

The Lackawanna Cut-off project consists of a single-track commuter rail line with passing sidings between Scranton, Pennsylvania, and Port Morris, New Jersey, a distance of 88 miles.  Stations would be located in Scranton, Tobyhanna, Pocono Mountain, Analomink, East Stroudsburg and Delaware Gap in Pennsylvania and Blairstown and Andover in New Jersey.  An Environmental Assessment (EA) is progressing for the restoration of commuter rail service along this corridor. NJ TRANSIT and the Pennsylvania Department of Transportation, with NJ TRANSIT as the grantee, are jointly pursuing this project, with the involvement of the counties of Morris, Sussex, and Warren in New Jersey and the counties of Monroe and Lackawanna in Pennsylvania.   Discussions have taken place between the two States on sharing the project’s capital, operating, and maintenance costs for the preparation of a financial plan for the project.  The scope of the next phase includes drafting a cost-sharing agreement between New Jersey and Pennsylvania. Through FY 2005, Congress has appropriated $4.5 million in Section 5309 New Starts funds and $1.0 million in Section 330 funds for this effort.

Union County Light Rail (Newark–Elizabeth Rail Link (NERL MOS-3))

Northern New Jersey

This proposed 5.8-mile light rail system would connect Newark Liberty International Airport Lot “D” to downtown Elizabeth in Union County via the Jersey Gardens Mall. Originally conceived as the third phase of the Newark-Elizabeth Rail Link (NERL MOS3), the alignment was modified to include stops at the newly constructed Jersey Garden Mall and renamed “Union County Light Rail.” The Union County Light Rail project is advancing as a joint development partnership between the NJ DOT, NJ TRANSIT, Union County and the private sector under New Jersey’s 1997 Public-Private Partnership legislation.  NJ TRANSIT has completed work on a Supplemental Draft Environmental Impact Statement (SDEIS), which details the impacts of the modification of the alignment since the original 1997 DEIS for the entire NERL project was completed. NJ TRANSIT is in the process of completing the FEIS.

New York, Susquehanna & Western Commuter Rail (Hawthorne-Warwick Corridor)

### Northern New Jersey

The proposed New York, Susquehanna & Western Commuter Rail project is an extension of commuter rail service from NJ TRANSIT’s Main Line in Hawthorne, New Jersey, to Sparta in Sussex County along a portion of the NYS&W freight railroad.  The project includes upgrading 40 miles of single track; construction of five passing sidings at seven-mile intervals; construction of nine new rail passenger stations; installation of a new wayside signal system; and construction of a storage and light maintenance yard at the western terminus of the line.  Proposed stations would serve Hawthorne, Midland Park, Wyckoff, Oakland, Pompton Lakes, Butler, Newfoundland, Stockholm and Sparta.   In August 1996, NJ TRANSIT completed an Environmental Assessment for the project.  FTA issued a Finding of No Significant Impact in September 1996. NJ TRANSIT is currently working with the Township of Hardyston to locate  a future storage yard on the site of the Lasinski Road landfill. Another component of the project, the rehabilitation of the Paterson Station to comply with the Americans with Disabilities Act (ADA), was completed in 2001.  Through FY 2005, Congress has appropriated $29.73 million in Section 5309 New Starts funds for both the NYS&W passenger restoration and the Paterson Station rehabilitation.

Union Township Station (Raritan Valley)

Northern New Jersey

In 1995, Union County and NJ TRANSIT initiated a study to determine the potential for establishing a new train station and for fostering development in the Townley section of the Township of Union, New Jersey.  The station is located at Morris Avenue on NJ TRANSIT’s Raritan Valley Line.  In November 1999, a Final Environmental Assessment was completed for the Union Township Station, and FTA issued a Finding of No Significant Impact.  The Union Township Station consists of a rail station building, a new bridge for the railroad tracks at Morris Avenue, a 545-foot high, level, center-island canopied platform, a 20-foot wide pedestrian underpass to access the rail station’s central platform from the parking lots, two parking lots with a combined capacity of 484 spaces, an access road entering the site from Green Lane at the entrance of Kean University, and the realignment of existing railroad tracks and all signals and communications.  NJ TRANSIT completed the construction of the station with non-Federal funds.  The station was opened in 2003.

West Trenton Line Corridor

Northern New Jersey

NJ TRANSIT is conducting an Environmental Assessment (EA) for the restoration of commuter rail service on the West Trenton Line between Ewing in Mercer County, New Jersey, and Bridgewater in Somerset County, New Jersey, a distance of 21.6 miles, where the line would connect with NJ TRANSIT’s existing Raritan Valley Line providing service to Midtown Manhattan via Newark Penn Station.  The proposed project would include the installation of a second track in selected locations, signal improvements, construction of five stations, parking facilities, train storage yard, and rail equipment acquisition.  The project cost is approximately $125 million.  Information on mobility improvements, environmental benefits, cost effectiveness, operating efficiencies, transit-supportive land use and other factors is currently being developed as part of the EA.  Through FY 2005, Congress has appropriated $4.5 million in Section 5309 New Starts funds for this effort.

Northern Branch

Northern New Jersey

The extension of light rail service along the Northern Branch freight railroad in Bergen County, New Jersey, was recommended as one of three new rail lines under the West Shore Region Major Investment Study.  The proposed alignment would extend light rail service approximately 10 miles from the terminus of Hudson-Bergen Light Rail MOS-2 at Tonnelle Avenue in North Bergen, New Jersey, through Englewood to Tenafly.   NJ TRANSIT is currently working on the Draft Environment Impact Statement (EIS) for the project.  Federal funding was provided for this project through a Congressional appropriation of $4 million for the West Shore Area study.

West Shore Line Commuter Rail Service

Northern New Jersey

The West Shore commuter rail project was recommended as one of three new rail lines under the West Shore Region Major Investment Study.  The West Shore commuter rail project would extend NJ TRANSIT’s commuter rail network through the New Jersey Meadowlands to connect with the West Shore freight railroad and proceed north into New York State, a distance of approximately 35 miles.  Since the MIS was completed, NJ TRANSIT and the New Jersey Sports and Exposition Authority have advanced the extension of commuter rail service to the Meadowlands Sports Complex as a separate project using local funds.  However, the Meadowlands Sports Complex rail extension will be designed such that it is compatible with future construction of the West Shore commuter rail project. Federal funding was provided for this project through a Congressional appropriation of $4 million for the West Shore area study.

Oakland Airport-BART Corridor

Oakland, California

The Bay Area Rapid Transit District (BART) is working with the Port of Oakland and the city of Oakland on a proposed 3.2-mile transit link between the Oakland Coliseum BART station and the Oakland International Airport.  The route would generally follow an alignment along Hegenberger Road.  The present non-stop bus service can make the trip in 10 to 15 minutes (including a five-minute wait), but due to traffic congestion, often takes 30 minutes or more.  The technology for the connector would be selected to provide the speed and added capacity necessary to serve the rapid growth in air passengers and employees anticipated at the airport in the 21st century.  BART is considering automated guideway transit.  The selected system would be designed to make the trip in six to seven minutes.  The Federal Transit Administration issued a Record of Decision for the project in July 2002.  No Section 5309 New Starts funds will be sought for this project.  The total project budget for the BART Oakland Airport Connector Project is approximately $232 million (in 2001 dollars).  The project has been a collaborative partnership between BART, the Alameda County Transportation Improvement Authority (ACTIA), the Alameda County  Congestion Management Agency (ACCMA), the California Transportation  Commission (CTC), California Department of Transportation (Caltrans), the City of Oakland and the Port of Oakland.  The project schedule calls for award of a design-build contract in late 2005 with start-up in 2010.

Central Florida Light Rail Transit Project

Orlando, Florida

The Florida Department of Transportation (FDOT) and the Central Florida Regional Transportation Authority (LYNX), in cooperation with METROPLAN Orlando, is currently preparing a Supplemental Draft Environmental Impact Statement (SDEIS) for the Central Florida Light Rail Transit System project in Seminole County and Orange County.  Scheduled for completion in 2004, the SDEIS is designed to augment the original EIS completed for the initial North/South Corridor project in November 1998.  The SDEIS follows studies and public involvement activities to revise the light rail transit alignment in the 20-mile corridor paralleling Interstate 4, which is currently undergoing major reconstruction.  The revised locally preferred alignment extends south from Altamonte Springs, Maitland, and Eatonville through downtown Orlando, and continues south through the Universal Studios area, diverting from I-4 to a proposed intermodal center near Sea World, International Drive, and a major convention center.  Through FY 2003, Congress has appropriated $53.98 million for this effort.  Of this amount, $15.47 million of these funds were returned following the conclusion of the initial LRT study.  A Commuter Rail North/South connection is also being studied from DeLand in Volusia County to Kissimmee in Osceola County.  This 61-mile system is proposed to serve commuting passengers from the Central Florida region into the Orlando Central Business District (CBD) as well as to key activity centers along the corridor.  This project has been designated as a regional priority.

Rhode Island Commuter Rail Improvement Program (Pawtucket Layover Facility)

Pawtucket, Rhode Island

The Pawtucket Layover Facility Project is a joint Rhode Island Department of Transportation/ Massachusetts Bay Transportation Authority venture, consisting of the design and construction of a six-track commuter rail yard for the purpose of overnight layover/storage of commuter rail equipment, to serve both the existing Providence-Boston service and Rhode Island’s future South County commuter rail service.  The proposed site is located in the northwest quadrant of the I-95 and Smithfield Avenue Interchange on the Pawtucket/Providence City Line.  The 12-acre parcel is situated adjacent to and east of the Amtrak Main Line.  The facility will provide for future commuter rail growth both at Providence and South County, Rhode Island.  The project is substantially complete and is expected to be in full operation in 2005.  The total capital cost for this project is estimated at $18.5 million, with a proposed Section 5309 New Starts share of $10 million.  Through FY 2005, Congress has appropriated $9.88 million in Section 5309 New Starts funds for the effort.

### Broad Street Line Extension

Philadelphia, Pennsylvania

The city of Philadelphia has completed the first phase of an alternatives analysis (AA) study. The study narrows the short list of alternatives to two: Alternatives “C-Prime” and “D”. Alternative “C-Prime” includes a new, modern subway line along Roosevelt Boulevard directly connecting into the existing Broad Street line’s express tracks. This alternative also includes a connecting one-mile extension of the Market Frankford Line (MFL). “C-Prime” consists of a mixture of cut-and-cover and open cut subway stations along the line.  Alternative “D” includes extensions of the Broad Street Line and Roosevelt Expressway into Northeast Philadelphia.  Alternative “D” does not include the extension of the MFL.  Study sponsors intend to seek funding to further refine and study the two alternatives in a future AA/Draft Environmental Impact Statement.  The line would extend the existing Broad Street line in Center City Philadelphia northeast to the Bucks County line.  Preliminary estimates for the project are approximately $3.5 billion.  The city of Philadelphia is currently trying to identify funding sources for the second phase of the AA, as well as identify local match funds for any future New Starts funding that they may receive.

Cross County Metro

Philadelphia, Pennsylvania

In December 2003, the Southeastern Pennsylvania Transportation Authority (SEPTA) completed an alternatives analysis/Draft Environmental Impact Statement along a proposed 60-mile suburban corridor in a southwest to northeast direction from Glenloch in Chester County through Norristown in Montgomery County and terminating in Morrisville, Bucks County.  The project is presently on hold pending local decisions.

Lower Merion Township

Philadelphia, Pennsylvania

It appears that this project has taken the shape of a proposed extension of the Route 100 Norristown High Speed Line.  The line would branch from the existing Route 100 at Gulf Mills and directly serve stations at the King of Prussia Mall and the business/office park, and terminate at Valley Forge.  It would provide a direct one-seat ride from Upper Darby (69th Street) and numerous stations in Delaware County and, via a transfer from the Market Frankford rapid transit line at 69th Street, an alternative all-rail route from Center City Philadelphia in lieu of the existing express buses, which are subject to highway congestion.  The Route 100 extension would permit the elimination or scaling back of certain bus routes by offering an improved alternative service. The capital cost of the project is projected at $340M in YOE, assuming termination at Valley Forge.

Highspeed Rail

Philadelphia-Pittsburgh, Pennsylvania

The Federal Transit Administration has not received any information on this effort.

### Roaring Fork Valley (Aspen-Glenwood Springs Corridor)

### Pitkin County, Colorado

In 1995, the Colorado Department of Transportation (CDOT) completed a feasibility study of rail transit in the 40-mile Aspen to Glenwood Springs Corridor in the Roaring Fork Valley, about 160 miles west of Denver.  The study estimated that a valley-wide rail system would cost approximately $129 million.  As a result, the city of Aspen is considering a locally funded light rail transit line in a four-mile segment of the corridor connecting Pitkin County Airport with downtown Aspen.  CDOT, meanwhile, conducted an alternatives analysis (AA) study to analyze transportation alternatives, alignments, and costs in the remainder of the valley, the 35-mile corridor from Aspen to Glenwood Springs.  The AA was completed in the spring of 2003, with bus rapid transit emerging as a potential improvement in the corridor.  FTA continues to work with RFTA on the development of assumptions for New Starts analysis.  Through FY 2005, Congress has appropriated $3.95 million in Section 5309 New Starts funds for this effort.

### Airborne Shuttle System

### Pittsburgh, Pennsylvania

The Pittsburgh Airborne Shuttle System, proposed by a private sector group led by General Atomics several years ago, has been dropped in favor of a project to develop a low-speed magnetic levitation (maglev) system.  The new project is to design and construct a demonstration system called the California University of Pennsylvania Sky Shuttle System (CUPSS).  The CUPSS is proposed for operation at the California University of Pennsylvania, which is approximately 35 miles south of Pittsburgh.  The University has a unique transportation problem within the campus.  Inadequate space for road expansion, steep terrain and other problems make it a suitable candidate for maglev transportation on an elevated guideway. The General Atomics maglev system is the choice of both the California University of Pennsylvania and the Pennsylvania Department Of Transportation (Penn DOT).   The Federal Transit Administration (FTA) recently awarded a grant to California University of Pennsylvania to perform work associated with the demonstration system, including Engineering Update and Construction Planning; Technology Refinements and Validation Testing; CUPSS Local Coordination; and Program Management.  The FTA has awarded approximately $17.75 million in research funds to General Atomics (GA) to conduct research and development on low-speed magnetic levitation under the Urban Maglev Program as authorized in Section 3015(c) of TEA-21.  As required under the Urban Maglev Program, the development team associated with GA provided 20 percent in non-Federal matching funds.  The GA maglev system is undergoing testing on a test track of approximately 400 feet at GA's headquarters.  Performance evaluation of the system is expected to be completed by the middle of 2005, prior to initiation of any demonstration at California University of Pennsylvania.   The General Atomics/Pittsburgh Maglev team includes the Penn DOT, Port Authority of Allegheny County, Western Pennsylvania Maglev Development Corporation, Carnegie Mellon University and several Pittsburgh-based businesses.  Penn DOT initiated an Environmental Assessment (EA) of the project, but the EA needs revisions to include certain missed issues.  Some of the issues not addressed include the no-build alternative, secondary impacts on land use, impact on historic and archaeological resources, noise and vibration assessment, impact of electromagnetic radiation on health, water quality and storm water management, and construction impacts on water quality.

### Portland Marine Highway Program

### Portland, Maine

This project is a joint Maine Department of Transportation and city of Portland venture for the design and construction of both marine and landside improvements that would support bringing together of the various modes and operations Through FY 2004 Congress has appropriated $1.98 million in Section 5309 New Starts funds and $.49 million in Section 5309 Bus funds.  To date  all New Starts have been obligated for the purchase of a new replacement ferry for the Portland-based Casco Bay Island Transit District (CBITD).  The new replacement ferry will be fully accessible from all decks with increased passenger capacity of 33 percent.  Future funds are expected to be used for the expansion of CBITD’s intermodal facility.

South Corridor – Phase II Milwaukie Light Rail Project

Portland, Oregon

Metro, the Metropolitan Planning Organization for the Portland region, completed a Supplemental Draft Environmental Impact Statement (SDEIS) and conceptual engineering for the southern half of the South/North Transit Corridor in December 2002 and an Amendment to the SDEIS in October 2003 to include the downtown portion of the project.  The SDEIS is a supplement to the South/North Corridor Light Rail Draft EIS that was completed in 1998.  The corridor is the region’s highest priority transportation project for the next several years and has been planned in two implementation phases - the South Corridor Interstate 205/Downtown Mall Light Rail Project and the South Corridor Milwaukie Light Rail Project.  Both phases, in addition to the recently completed Interstate Metropolitan Area Express light rail line, constitute the South-North Corridor authorized in Section 3030 of TEA-21.  The Interstate 205/Downtown Mall Light Rail Project would provide service between the Clackamas Town Center and the Gateway Transit Center, connecting with existing light rail and another extension from existing light rail through downtown Portland.  The Metro Council selected a locally preferred alternative (LPA) for the project in April 2003, and FTA approved it into preliminary engineering in March 2004.  The Phase II Milwaukie Light Rail Project would provide direct high-capacity transit between downtown Milwaukie and downtown Portland with exclusive light rail right-of-way.  Bus rapid transit (BRT) would connect Oregon City and the Clackamas Town Center to the Milwaukie Transit Center, providing a high capacity transit connection to light rail.  Final environmental and design work for the Milwaukie Light Rail Project is scheduled to begin after the completion of the Interstate 205/Portland Mall Light Rail Project.

# Alaska Marine Highway System

# Prince William Sound, Alaska

The Alaska Marine Highway System (AMHS) of the Alaska Department of Transportation and Public Facilities is using funds available through the Alaska/Hawaii Ferry Projects Program to purchase new high-speed ferries.  The comprehensive and larger AMHS fleet improvement plan calls for four new high speed ferries to provide service to communities in the following minimum operable segment (MOS) corridors: Whittier, Valdez, Cordova (MOS-1); Juneau, Sitka (MOS-2); Ketchikan, Petersburg (MOS-3); and Juneau, Petersburg (MOS-4).  The FTA -funded vessel for this project would provide daily, point-to-point service in the Prince William Sound region of southeast Alaska (MOS-1).  Vessel delivery is anticipated in 2005.  The capital cost of the project is estimated at $38.5 million.  The FTA Section 5309 New Starts funding share is $24.99 million.  These funds have been awarded.  Congress allotted $51 million to the Alaska/Hawaii Ferry Projects program, with the intent that the states would each use $25 million of the funds.  Since Alaska was ready to implement projects, FTA awarded grants to Alaska for its half of the funds.  In August 2003, FTA awarded $0.57 million for the construction of a support facility in Cordova.  These two grants constitute one-half of the total funding appropriated to the Alaska/Hawaii Ferry Projects program through FY 2003.  FTA plans to award the remaining funds to Hawaii.  However, should Hawaii be unable to use the funds, FTA will consider awarding the funds to Alaska for additional MOSs.  FTA approved AMHS to initiate preliminary engineering and final design in August 2001.  Through FY 2003, Congress appropriated $51.14 million for the Alaska/Hawaii program, and FTA has awarded $25.57 million in Section 5309 New Starts funds to Alaska.  This includes $24.99 million for the high-speed ferry and $0.57 million for the support facility.  In FY 2004, Congress appropriated an additional $10.13 million for the Alaska/Hawaii program.  In FY 2005, Congress appropriated $10.21 million in Section 5309 New Starts funds for the Alaska/Hawaii program.

San Jacinto Branch Line (Riverside to Romoland)

Riverside County, California

The Riverside County Transportation Commission (RCTC) plans to extend Metrolink commuter rail service from downtown Riverside to the unincorporated area of Romoland via the San Jacinto Branch Line.  The project is comprised of railbed, track, and signal and station improvements, construction of up to four stations, and acquisition of rolling stock for the first 19 miles of the San Jacinto Branch Line between Riverside, Moreno Valley, March Air Reserve Base and Perris.  Total capital costs are estimated at $189 million.  RCTC purchased the right of way from the Atchison Topeka and Santa Fe (ATSF) railroad in 1993 using local and State bond funds.  ATSF retained freight operating rights.  Its successor railroad, Burlington Northern Santa Fe, operates freight service and maintains the line, by agreement with RCTC.  The project is in the Southern California Association of Governments' regional transportation plan.  Through FY 2005, Congress appropriated $0.5 million in Section 5309 New Start funds for the project.  RCTC has committed $23 million of local funds to the project.

## Amtrak/Folsom Corridor (AFC)

## Sacramento, California

The Sacramento Regional Transit District (RT) has been involved in a project that includes a series of multiple improvements to the existing light rail transit (LRT) corridor between downtown Sacramento and a terminus at the Historic Folsom Station. The project also includes an extension of the LRT line in downtown Sacramento to directly serve the Sacramento Valley Station (formerly called the Amtrak Station), and the acquisition of fourteen (14) new light rail vehicles.  All but a few parcels of the required right-of-way for the project have been acquired, using federal, state and local funds. Improvements to the Folsom Corridor include double tracking from Brighton to Watt Ave, and new double-track construction from Mather Field Station to the Sunrise Station. These improvements have been completed and revenue service began on June 11, 2004.  The project also includes new double track construction to approximately 1 mile west of the Hazel Station and single-track construction from there to Historic Folsom, serving three additional stations at Iron Point, Glenn Drive and Historic Folsom.  Construction of this segment is anticipated to be complete in the summer of 2005.  Additionally, on the west end of this corridor in downtown Sacramento, the project includes an extension of approximately 0.7 miles from the LRT line on 7th/8th and K Streets to the Sacramento Valley Station at 4th and H Streets. This segment is anticipated to be complete in September 2005.  Revenue operations for both the Sacramento Valley Station segment and the Historic Folsom segment is scheduled to begin in October 2005.  It is anticipated that soon after revenue operations, limited-stop express rail service will commence, shortening the commute time between Historic Folsom and downtown Sacramento.

### Placer County Corridor

### Sacramento, California

The Federal Transit Administration has not received any information on this effort.

South Corridor LRT Extension

Sacramento, California

The Sacramento Regional Transit District (RT) is proposing to implement an extension of its existing South Corridor light rail transit (LRT) line from its current terminus at Meadowview Road south and east to Cosumnes River College, near the intersection of State Highway 99 and Calvert Road.  The four-station, 4.2-mile project would operate in an exclusive, primarily at-grade right-of-way requiring four street crossings along the alignment.  No additional vehicles or yard improvements would be necessary to operate the proposed service, which features 10-minute peak-period frequencies.  2,700 park-and-ride spaces would be constructed at three of the four proposed stations as part of the project.  The project is anticipated to generate 11,000 boardings by 2025.  RT submitted a premature request for preliminary engineering (PE) for the LRT Extension project in 2003.  Following a reduction in project scope and cost, work with local stakeholders to further identify transit-oriented development opportunities in the corridor, improvements to the project’s baseline alternative against which to measure the benefits of the proposed extension, and refinements to the project’s management plan, RT resubmitted a PE request in August 2004.  In November 2004, local voters passed an extension of Sacramento County's 1/2 cent sales tax for transportation projects, which includes revenues for operating the LRT Extension project.  FTA evaluated the South Corridor LRT Extension's New Starts project justification and local financial commitment criteria, resulting in a Recommended rating.  FTA expects to formally approve the project into PE in early 2005.

# Metro South (Cross County) Corridor

### St. Louis, Missouri

The East-West Gateway Coordinating Council (EWGCC) - the local Metropolitan Planning Organization - and the Missouri Highway and Transportation Department (MoDOT) are conducting an alternatives analysis study on the Metro South Corridor in St. Louis.  The Metro South Corridor is a corridor that extends to the west and to the south of the previously studied Cross County Corridor (from Clayton, Missouri  beyond I-55 / I-270 interchange in southeast St. Louis County).  A locally funded MetroLink light rail extension project is currently under construction in the Cross County Corridor.  The Metro South Corridor Study is underway and a full range of build and no-build alternatives are being studied.  It is anticipated that a decision regarding a locally preferred alternative will occur in 2005.  Through FY 2005, Congress has appropriated $3.44 million in Section 5309 New Starts funds for this effort.

Twin Cities – Transitway Corridors (Central Corridor)

### St. Paul-Minneapolis, Minnesota

The Ramsey County and Hennepin County Regional Railroad Authorities are examining mobility improvement options in a corridor that generally extends from downtown St. Paul to downtown Minneapolis.  The corridor includes connections to the Hiawatha Corridor light rail project (opened in 2004) and the proposed Northstar and Red Rock corridors.  The corridor also connects major local destinations, including the University of Minnesota, State Capitol, and St. Paul’s Midway area.  The study has evaluated a range of alternatives and alignments.  A draft alternatives analysis/Environmental Impact Statement has been completed.  The alternatives have been narrowed to light rail transit or bus rapid transit on University Avenue. Selection of a locally preferred alternative is anticipated in winter 2004.  Through FY 2005, Congress has appropriated $2.7 million in Section 5309 New Starts funds for this effort.

Twin Cities – Transitway Corridors (Riverview Corridor)

### St. Paul-Minneapolis, Minnesota

The Ramsey County Regional Railroad Authority (RCRRA) has selected a busway alternative as the locally preferred alternative (LPA) for the Riverview Corridor Major Investment Study.  The corridor extends from downtown St. Paul along the west bank of the Mississippi River, and connects the Minneapolis-St. Paul International Airport, the Hiawatha Corridor light rail line (currently under construction) and the Mall of America retail complex in Bloomington, Minnesota.  The RCRRA has allowed the Metropolitan Council to undertake an Environmental Impact Statement (EIS) for the Riverview Corridor busway project.  Although a Draft EIS was completed in 2001, a Final EIS has not been prepared.  The Metropolitan Council (local Metropolitan Planning Organization) adopted a local resolution that chose the busway alternative as the LPA for the Riverview Corridor.  However, lack of State funding has rendered this project inactive.  Through FY 2005, Congress has appropriated $4.61 million in Section 5309 New Starts funds for this effort.

Pinellas County – Mobility Initiative

### St. Petersburg-Clearwater, Florida

The Pinellas County Metropolitan Planning Organization (MPO) initiated a major investment study in 1997 to identify multimodal transportation solutions to mobility issues in multiple corridors.  Based on the study’s first tier analysis, fixed guideway transit concepts were identified for further evaluation within corridors in the north and central portions of the county, east-west corridors in the middle of the county, and north-south corridors between St. Petersburg and Clearwater.  At the conclusion of the alternatives analysis, the MPO selected a conceptual locally preferred alternative (LPA) in October 2001.  The conceptual LPA was refined in July 2003 to include 38 miles of elevated dual guideway using monorail technology.  The MPO continues to explore private sector and community involvement, financing options, and transit-oriented development potential in station areas.  Through FY 2005, Congress has appropriated $2.45 million in Section 5309 New Starts funds for this effort.

Airport-to-Salt Lake City CBD LRT Extension

Salt Lake City, Utah

The proposed project would extend the North/South Light Rail Transit (LRT) line from the Salt Lake City central business district (CBD) approximately 5.5 miles west to the Salt Lake City International Airport, one of the largest traffic generators in the State of Utah.  Eight stations would also be constructed as part of the project.  An alternatives analysis study, Final Environmental Impact Statement, and Record of Decision, including preliminary engineering, were completed as part of the Airport to University LRT extension, and were included in the region’s long range transportation plan.  The capital cost for the Airport-to-Salt Lake City CBD LRT extension is currently estimated at $230 million (in 2004 year dollars).

Draper to Sandy Light Rail Extension

Salt Lake City, Utah

The Utah Transit Authority (UTA), in cooperation with the Wasatch Front Regional Council (local Metropolitan Planning Organization), and the cities of Sandy and Draper, completed a feasibility study to examine the option of extending the North/South Light Rail Transit Line approximately seven miles to the suburban communities of Draper and Sandy.  The study concluded that extending transit to the cities of Sandy and Draper is feasible.  The project proposed construction on existing railroad right-of-way owned by UTA.  The city councils of Draper and Sandy have adopted resolutions reflecting this action.  The proposed Draper to Sandy extension would have six stations complete with park-and-ride lots and bus transfer facilities.  The proposed project is included in the region’s long range transportation plan.  Total capital costs for the Draper to Sandy extension are not known.  Initial environmental analysis for the extension is being conducted as part of a broader study of the I-15 corridor from Salt Lake to Utah County.  This study will include an alternatives analysis.

Mid-Jordan Light Rail Extension

Salt Lake City, Utah

The Utah Transit Authority (UTA) and the Wasatch Front Regional Council (WFRC), in cooperation with the cities of Murray, Midvale, South Jordan and West Jordan and the Kennecott Development Company, completed a feasibility study to examine options of extending the North/South Light Rail Transit (LRT) Line approximately 10.1 miles from the existing Fashion Place West Station through the cities of Murray, Midvale, West Jordan and South Jordan to the proposed Sunrise planned community.  The study concluded that extending the project was feasible.  The proposed project would be built on an existing Union Pacific railroad right-of-way, which UTA purchased a portion of as part of a larger corridor preservation project.  The proposed LRT would be constructed at-grade and would have nine stations with bus transfer facilities and park-and-ride lots.  Based on the feasibility study WFRC, UTA and the above noted cities are preparing a Draft Environmental Impact Statement (EIS) and plan to complete a Final EIS in 2005.  The project is included in the region’s long range transportation plan.  Ridership for the LRT extension is projected at 9,500 in the year 2025.  UTA has submitted to FTA a request to enter preliminary engineering on the project, which FTA is reviewing.  The project is scheduled to begin operation in 2009.  Total capital costs that are estimated at $288 million (in 2004 year dollars).

West Valley City Light Rail Extension

Salt Lake City, Utah

The proposed West Valley City Light Rail Transit (LRT) Extension would connect the North/South LRT line to Utah’s second largest city, which is also the second largest destination in the Utah Transit Authority’s system.  A Level I alternatives analysis study was completed for the West Valley transit corridor.  LRT was selected as the preferred alternative and is included in the Wasatch Front Regional Council’s long range transportation plan.  A Draft Environmental Impact Statement (EIS) is underway and is scheduled for completion in early 2005.  A Final EIS is scheduled for completion in 2006.  The project will require the acquisition of new right-of-way.  Connecting to the existing LRT at South Central Pointe Station and terminating at West Valley City Center, four stations are proposed for the 5.1-mile extension that would include bus transfer facilities and park-and-ride lots.  Ridership for the LRT extension is projected at 5,800 in the year 2025.  Total capital costs are estimated at $239 million (in 2004 year dollars).

Caltrain Extension to Hollister

San Francisco-San Jose, California

The Council of San Benito County decided not to continue with plans for the proposed extension to Caltrain services to Hollister due to lack of local funding.  Funds appropriated by Congress through FY 2003 were extended for the neighboring Monterey County Branch Line rail project described under Monterey County.

Regional Transit Corridor

San Joaquin, California

See Altamont Commuter Rail.

Tren Urbano (Minillas Extension)

San Juan, Puerto Rico

The Puerto Rico Department of Transportation and Public Works (PRDTPW), through its Highway and Transportation Authority (PRHTA), proposed an extension of its heavy rail rapid transit system, known as Tren Urbano Phase I (currently under construction).  The proposed investment was planned to extend Tren Urbano Phase I approximately one mile under Ponce de Leon Avenue from its current terminus at Sagrado Corazon to the Minillas area of Santurce, which is home to government offices of the Commonwealth, the Luis A. Ferre Fine Arts Centers, four major hospitals, and is one of the main commercial and residential districts on the Island.   In February 2003, PRHTA notified FTA that it reevaluated transportation priorities for the island and determined that an extension from Rio Piedras to Carolina had a higher priority than the Minillas Extension.  Consequently, PRHTA informed FTA that it does not intend to proceed in the near future with further planning or design on the Minillas Extension.  TEA-21 Section 3030(a)(82) authorized the San Juan Tren Urbano Extension to Minillas for final design and construction.

Santa Cruz Fixed Guideway

Santa Cruz, California

The Santa Cruz County Regional Transportation Commission (SCCRTC) completed a major investment study (MIS) in 1999 to evaluate improvements in the Watsonville to Santa Cruz Corridor.  A State highway and an underutilized active freight rail line run the length of the corridor.  The MIS projects include the purchase of the rail right-of-way for future transportation uses, development of a bike/pedestrian path along the rail right-of-way, bus system and local road improvements, and Highway 1 widening. In December 2004, the SCCRTC approved a Letter of Intent with Union Pacific Railroad for purchase of the 32-mile rail line for $19 million by the end of 2005.  The scenic rail line traverses the county's primary urbanized areas as well as numerous state and local beaches and parks, university marine research facilities, historic villages and amusement park, harbor, and coastal wetlands. Post acquisition, limited recreational rail service is planned on a portion of the line. An $8 million Highway 1 HOV/Widening Environmental Impact Report is in progress, although a local ½ cent, 30-year tax measure proposed to finance the widening project was not approved by voters in November 2004.

Santa Fe – El Dorado Rail Link

Santa Fe, New Mexico

The City of Santa Fe, in cooperation with Santa Fe County, Santa Fe Southern Railway and the New Mexico Department of Transportation, is proposing to acquire the Santa Fe Southern Railway between the city-owned rail yard and the Lamy rail yard, or approximately 18.1 miles of rail line. The proposed project would preserve the corridor for future commuter rail service between Santa Fe and an urbanizing area south of the city.  The proposed undertaking resulted from a commuter rail demonstration project that established a need for providing public transportation services in the Santa Fe/El Dorado commuter corridor.  Project sponsors anticipate that the project would provide important connections between El Dorado and other urbanizing areas south of the city, to educational institutions, employment centers and retail hubs in the city, including historic Downtown Santa Fe. The I-25/Old Las Vegas Highway corridor is a highly congested corridor leading into and out of Santa Fe. The project is aimed at meeting the area’s long range goals of reducing sprawl, concentrating future growth in areas served by existing transportation infrastructure and maintaining Santa Fe’s air quality.  The project is identified in the City General Plan, the County Growth Management Plan, the Santa Fe Metropolitan Planning Organization’s (MPO) Long Range Transportation Plan and the MPO’s Transportation Improvement Program. The project is also listed in the New Mexico State Transportation Improvement Program. Through FY 2005, Congress has appropriated $4.42 million in Section 5309 New Starts funds for this effort. FY 2003 Section 330 Federal Highway funds have been  approved by FTA, in the amount of  $993,500, to help fund this project.  These funds have been awarded to the City of Santa Fe and negotiations are currently underway for the acquisition of the Santa Fe Southern Railway.

### Laurel Line Intermodal Corridor

### Scranton, Pennsylvania

Lackawanna County is proposing the restoration of historic trolley passenger service on an old interurban trolley line between Scranton and Wilkes-Barre with major destination points at Montage, Wilkes-Barre/Scranton International Airport and Wilkes-Barre, a total distance of approximately 16 miles.  The proposed corridor is located along a right-of-way (ROW) that largely parallels Interstate 81 from Scranton to the vicinity of the Scranton Airport.  Luzerne County owns approximately 11 miles of the ROW, while Lackawanna County owns the remaining five miles.  Currently, there is light but active freight service along most of the route.  The first 1.5 miles of track from Scranton/Steamtown are now electrified.  Lackawanna County is not pursuing this project at this time.

# SEATAC – Personal Rapid Transit

SeaTac, Washington

The city of SeaTac, Washington in cooperation with other local agencies, has conducted a major investment study (MIS) to examine several options to improve the mobility of the city’s commercial core, which includes the activity centers located around the International Boulevard area and the SeaTac International Airport.  The MIS, completed in July 1997, resulted in a locally preferred transportation strategy recommending a Personal Rapid Transit (PRT) system.  The total estimated capital cost for Phase I of the PRT system was estimated at $307.5 million.  Phase I of the proposed project includes the acquisition of 210 PRT vehicles, operating along 12.1 miles of “one-way” guideway and serving a forecasted ridership of 24,000 patrons, utilizing 21 PRT stations.  The city of SeaTac has incorporated the proposed PRT system into its municipal comprehensive and transportation plans.  Since the primary beneficiaries of the proposed PRT system are local businesses, a "Partnership Franchise” between public and private entities was recommended as part of the implementation approach.  FTA is unaware of any recent developments with this project.

# Airport Link

# Seattle, Washington

The Central Puget Sound Regional Transit Authority (Sound Transit) is planning a 24-mile Central Link light rail transit (LRT) project running north to south from Northgate, through downtown and southeast Seattle, to the cities of Tukwila and SeaTac, Washington.  The proposed Central Link project includes 19 stations and three park-and-ride facilities.  Sound Transit plans to phase construction of the entire system.  The approximately three-mile Airport Link segment would extend from the South 154th Street Station in the City of Tukwila south to the South 200th Street Station in the City of SeaTac.  The project is being coordinated in partnership with the Port of Seattle and the City of SeaTac.  It would connect with Sound Transit’s 14-mile Initial Segment of Link light rail currently under an FTA Full Funding Grant Agreement.  The Sound Transit Board adopted The Sound Move Regional Transit Plan in May 1996.  Voters approved $3.9 billion in local funding for implementation of the plan in November 1996.  A Draft Environmental Impact Statement (EIS) was published in December 1998.  The Final EIS was completed in November 1999.  Sound Transit anticipates completing the Airport Link project in two separate construction phases.  The first extension will run approximately 1.6 miles from South 154th Street in Tukwila south to a station near the existing Airport parking garage.  Sound Transit has signed an agreement in principle with the Port of Seattle for extending light rail to the Sea-Tac International Airport terminal.  The Port’s plans call for a transportation center that will connect passengers with Airport terminal and parking facilities, as well as bus and light rail services.  The project has been delayed while the Port of Seattle updated its comprehensive development plan in response to changes in the airline industry after 9/11.  Sound Transit has begun to work on plans for updating the environmental documentation, and have indicated to FTA that a supplemental environmental assessment (EA) could be published by March 2005, with a final environmental determination by August 2005.  The cost of this project is not yet known.  Sound Transit does not intend to request FTA 5309 New Starts funds for the project, but does intend to use FTA 5307 Formula funds and possibly other Federal funds.  Further extension of Link Light Rail south of the Airport Station to the South 200th Street Station in SeaTac will follow the adopted Central Link alignment.  These extensions will complete the southernmost segment of the Central Link light rail project.  TEA-21 Section 3030(a)(85) authorized the Seattle Sound Move Corridor (Link and Sounder) for final design and construction.  Through FY 2005, Congress has appropriated $164.79 million for this effort.

# North Link

# Seattle, Washington

The Central Puget Sound Regional Transit Authority (Sound Transit) is planning a 24-mile Central Link light rail transit (LRT) project running north to south from Northgate, through downtown and southeast Seattle, to the cities of Tukwila and SeaTac, Washington.  The Central Link project includes 19 stations and three park-and-ride facilities.  The system would operate on existing and new right-of-way (ROW).  Sound Transit plans to phase construction of the entire system.  For the approximately eight-mile North Link segment, Sound Transit is evaluating alternatives for extending the Initial Segment north from downtown Seattle to the Northgate area of Seattle.  The 14-mile Initial Segment is currently under an FTA Full Funding Grant Agreement.  The North Link Extension would serve the dense urban neighborhoods and employment centers of central Seattle, the University District, Roosevelt, and Northgate.  The Sound Transit Board adopted the Sound Move Regional Transit Plan in May 1996.  Voters approved $3.9 billion in local funding for implementation of the plan in November 1996.  A Draft Environmental Impact Statement (EIS) was published in December 1998.  The Final EIS was completed in November 1999.  In November 2003, Sound Transit issued a Supplemental Draft EIS on the North Link project.  In May 2004, Sound Transit selected a locally preferred alternative from Downtown Seattle to the University District.  Sound Transit plans to apply to FTA for entry into preliminary engineering for a segment from Downtown Seattle to Husky Stadium at the University of Washington in late 2004.  TEA-21 Section 3030(a)(85) authorized the Seattle Sound Move Corridor (Link and Sounder), for final design and construction.  Through FY 2005, Congress has appropriated $164.79 million for this effort.

Everett-to-Seattle Commuter Rail

Seattle, Washington

The Central Puget Sound Regional Transit Authority (Sound Transit) proposes to implement peak-period commuter rail service in the 35-mile Burlington Northern Santa Fe (BNSF) corridor linking Everett and Seattle, Washington.  This project will be an extension of the currently operating Tacoma-Seattle commuter rail service.  The Everett extension would be part of an overall 82-mile commuter rail corridor serving up to 14 stations in the central Puget Sound region.  The Everett-Seattle segment would include three new multimodal stations that provide connections to a variety of transportation services, including local, regional, and long distance  bus services; the Washington State ferry system; Link light rail; and Amtrak.  Up to eight trains per day running in the peak direction (four round trips) would serve three new stations north of Seattle – Edmonds, Mukilteo, and Everett.  Average weekday boardings are forecast at 2,400 in year 2010.  By 2020, 0.8 million riders will be carried annually between Everett and Seattle.  The capital budget for the project is $385 million in Year of Expenditure dollars.  Over seventy five percent of the project budget is derived from local funding sources, with the remaining funded through other sources, including FTA New Starts funds.  Approximately $93 million in Federal funding has been secured for this segment, including $24.9 million in New Starts funds.  FTA Section 5307 and Federal Highway Administration Flexible Funds have been used for station improvements.  The Everett station is nearly complete, and the other stations are in final design.  FTA has awarded the New Start funds for right-of-way acquisition of the rail line.  The Final Environmental Impact Statement was published in November 1999 and the Record of Decision was signed in February 2000.  In March 2003, the project completed a Section 7 consultation under the Endangered Species Act.  An agreement with BNSF laying out a process for instituting Sounder service was executed in December 2003.  The project initiated partial service in December 2003.  FTA approval of Final Design for the New Starts funds is pending resolution of compliance with the Americans for Disabilities Act.  TEA-21 Section 3030(a)(85) authorized the Sound Move Corridor for final design and construction.  Through FY 2005, Congress has appropriated $113.04  million in New Starts funds to the 82-mile Sounder commuter rail system.

Washington State Ferries Marine Highway System – Ferries and Facilities

## Seattle, Washington

The Washington State Department of Transportation - Washington State Ferries (WSF), in cooperation with local jurisdictions and transit agencies, is initiating a program of infrastructure investments throughout its system.  This includes the development of key intermodal facilities and the procurement of ferryboats to support corridors critical to commuter service and economic development in a six-county region.  These corridors are: 1) Southworth-Vashon-Fauntleroy, 2)  Bremerton-Seattle, 3) Bainbridge - Seattle, 4) Kingston- Edmonds, 5) Clinton-Mukilteo, 6) Port Townsend-Keystone, and 7) Anacortes-San Juan.  In fiscal year 2003, WSF carried 25 million riders over these marine corridors.  Capital projects under development include the Seattle Multimodal Terminal, Southworth Terminal, Bainbridge Island Multimodal Terminal, Edmonds Crossing Multimodal Terminal, Mukilteo Multimodal Terminal, Anacortes Multimodal Terminal, Keystone Terminal redevelopment, and construction of four ferry boats to replace vessels at the end of their useful life.  The proposed projects would improve safety and operational efficiency, add capacity and provide multimodal connections between WSF and Sound Transit’s Sounder Commuter Rail system as well as local and express bus service provided by King County Metro, Kitsap Transit, Island Transit, Everett Transit, and Community Transit.  Carpool/vanpool programs will be supported through the development of priority parking spaces at terminals and priority load/unload for those modes traveling on passenger/auto ferries.  Total capital costs are estimated at $1.2 billion.  WSF is seeking up to $75 million in federal funding for the projects.  WSF is the largest ferry system in the United States and the second largest transit system in the State, serving eight counties within Washington and the Province of British Columbia in Canada.  The existing system has 10 routes and 20 terminals that are served by 29 vessels.

Micro Rail Trolley System

Sioux City, Iowa

The city of Sioux examined the feasibility of implementing a Micro Rail Trolley system in a corridor that includes the central business district.  An alternatives analysis study was completed in 2003.  The locally preferred alternative is the no build alternative.  Through FY 2005, Congress has appropriated $1.93 million in Section 5309 New Starts funds for this effort.

Sonoma-Marin Passenger Rail

Sonoma and Marin Counties, California

The Sonoma-Marin Area Rail Transit (SMART) District project is a 75-mile passenger rail corridor serving San Francisco's North Bay.  The district is currently preparing an Alternatives Analysis/Draft Environmental Impact Report/Draft Environmental Impact Statement (AA/EIR/EIS) for the rail corridor.  The passenger rail corridor includes service to 14 rail stations providing service from Sonoma County south to a ferry terminal in Marin County with service to San Francisco. In addition to the passenger rail system, a continuous bicycle/pedestrian corridor is also proposed along the corridor.  The corridor project includes the addition of 2,500 new park and ride spaces and incorporates a strong Transit Oriented Development policy for rail stations.  The project will utilize the existing Northwestern Pacific Railroad alignment, which is in public ownership.  A Notice of Intent to prepare an AA/EIR/EIS was published in the Federal Register on August 22, 2003.  Following the certification of the environmental documents, the SMART Rail District will present a funding initiative to district voters in November, 2006.

# South Valley Corridor

# Spokane, Washington

The Spokane Regional Transportation Council (SRTC), the Metropolitan Planning Organization for the Spokane region, completed a major investment study (MIS) in 1997 that examined a range of high capacity transportation alternatives within the South Valley Corridor.  The corridor is approximately 16 miles in length, running from the Spokane central business district (CBD) east to the city of Liberty Lake near the Idaho border.  The corridor connects Spokane’s CBD with the Riverpoint Higher Education Park, the County Fair and Expo Center and residential and employment areas in the City of Spokane, the City of Spokane Valley, and the City of Liberty Lake.  Trips within the corridor are projected to nearly double between the years 2000 and 2025 based on current population and employment forecasts.  The Spokane area has been classified as a serious non-attainment area for carbon monoxide.  The 1997 MIS considered three alternatives including: high capacity vehicle lanes, express busways, and light rail transit (LRT).  Based on the results of the MIS and input from a public information program, LRT was selected as the preferred alternative.  SRTC’s metropolitan transportation plan for the Spokane area, updated and adopted in November of 1999, includes the project.  The Spokane Transit Authority (STA) is managing the conceptual engineering phase.  A conceptual design for a dual track electrified system was completed in 2001 with an estimated cost of $585 million (escalated dollars).  Lower cost alternatives were studied in 2002 that included single and shared track options as well as the use of diesel multiple unit vehicles.  As a result, the project transitioned from an Environmental Assessment to a Draft Environmental Impact Statement (EIS) in order to refine the definition of the preferred alternative.  In 2003, STA added two new alternatives for study in the Draft EIS: a full length bus rapid transit (BRT) alternative and a mixed-mode LRT/BRT alternative.  STA has begun work on the Draft EIS, which may be ready for publication by Spring 2005.  The project has been delayed, in part, due to technical difficulties with the ridership forecasting model and a public ballot to raise revenues for STA’s bus system.  Through FY 2005, Congress has appropriated $6.92 million in Section 5309 New Starts funds for this effort.

Stamford Urban Transitway

Stamford, Connecticut

The city of Stamford is proposing to design and construct a one-mile Urban Transitway that would provide a direct east-west dedicated busway/HOV connection to the Stamford Intermodal Transportation Center, the most heavily utilized mass transportation facility in the State of Connecticut.  The Transitway would include exclusive lanes for buses and other high occupancy vehicles, as well as enhanced bicycle lanes and sidewalks along the entire corridor.  The project would also include Intelligent Transportation System features providing bus signal priority at intersections, and real time information at variable message signs, kiosks and bus stops along the Transitway.  Modifications to public bus routes made possible by the improved street alignment and traffic signal improvements would expand transportation mobility for households in the corridor, as well as bus/rail intermodal passengers.  The street realignment at the eastern end of the Transitway would facilitate direct access to and from the Connecticut Transit bus maintenance facility.  An additional Phase 2 extension of the Transitway to the Route 1 corridor is currently in the early planning stages.  The total capital cost for the proposed Urban Transitway is estimated at $49.2 million, with a proposed Section 5309 New Starts share of $24.79 million.  FTA approved the city of Stamford's request to initiate final design on the Urban Transitway project in August 2003.  Through FY 2005, Congress has appropriated $27.77 million in Section 5309 New Starts funds for this effort.

Altamont Commuter Rail

# Stockton, California

The San Joaquin Regional Rail Commission (SJRRC) has implemented a commuter rail system along an existing Union-Pacific Railroad right-of-way operating between San Joaquin, Alameda and Santa Clara Counties.  Through FY 2005, Congress has appropriated $10.88 million toward this effort in Section 5309 New Starts funds.  This project, now known as the Altamont Commuter Express (ACE), has completed the initial three-year demonstration period and has expanded service along the corridor from the initial two daily round trips Monday through Friday to three daily round trips and anticipates adding a fourth round trip in 2005.  SJRRC, the managing agency of the ACE service, is constructing a permanent passenger rail equipment maintenance facility for ACE.  ACE currently leases a maintenance facility from the Union Pacific Railroad (UPRR) on a month to month lease.  The maintenance facility project includes the purchase of right-of-way to construct a permanent facility and end the month to month lease with the UPRR.  The facility is planned for two phases of construction, with Phase I estimated costs of $17 million and Phase II estimated costs of $15 million.  This will provide the ability to maintain 53 passenger rail cars and ten locomotives.  The total cost of the project is estimated at $32 million. With the completion of the Phase I construction in 18 to 24 months, ACE will be able to maintain and operate up to six train sets and more then double existing ridership which is approximately 600,000 passenger trips annually. Local and state funds were used to buy an additional train set and federal funds are to be used for the maintenance facility.

Lakewood-to-Tacoma Commuter Rail

# Tacoma, Washington

The Central Puget Sound Regional Transit Authority (Sound Transit) proposes to implement peak-period commuter rail service in an eight-mile corridor linking Tacoma and Lakewood, Washington.  This project will be an extension of the currently operating Tacoma-Seattle commuter rail service.  The Lakewood extension would be part of an overall 82-mile commuter rail corridor serving up to 14 stations in the central Puget Sound region.  The Lakewood-Tacoma project includes two new stations at South Tacoma and Lakewood, a 1.2-mile long rail line on new right-of-way from the existing Tacoma Dome Station to the Burlington Northern Santa Fe (BNSF) railroad branch line, and a 6.5-mile improvement to the branch line at South Tacoma and Lakewood stations.  The project would provide up to 18 trains per day running in the peak direction (nine round trips) between Lakewood and Seattle.  Average weekday boardings are forecast at 700 in year 2010.  The capital budget for this project is $205 million in Year of Expenditure dollars.  Approximately 80 percent of the project budget is derived from local funding sources, with the remaining funded through other sources, including FTA New Starts funds.  To date, the Lakewood-Tacoma segment has received $24.9 million in New Starts funds and $17 million in other Federal and state funding sources.   The Final Environmental Impact Statement for the project was published in July 2002 and the Record of Decision was signed in December 2002.  An agreement with BNSF laying out a process for instituting Sounder service was executed in December 2003.  FTA approval of Final Design is pending resolution of compliance with the Americans for Disabilities Act.  The project is scheduled to begin service in 2007.  TEA-21 Section 3030(a)(85) authorized the Sound Move Corridor for final design and construction.  Through FY 2005, Congress has appropriated $113.04 million in New Starts funds for this effort.

Toledo – Regional Core Circulator

Toledo, Ohio

The Toledo Metropolitan Area Council of Governments (TMACOG) is conducting an alternatives analysis of transit options for the Toledo Region's Core area including downtown Toledo, the Toledo Museum of Art, Toledo Hospital, and the University of Toledo.  The study will analyze modifications to the roadway and mass transit network to provide improved circulation and connections between three of the largest employment centers in the area: the University of Toledo (UT - a large education and research institution), the Toledo Hospital (hub of a major multi-county integrated health system), and downtown Toledo (financial, service, and government center with other attractions including 5/3 Field - a minor league baseball park, Seagate Convention Center, COSI - a science museum, the Docks and Marina District - mixed-use developments on the east bank of the Maumee River).  The study will also examine improved connections to nearby regional facilities such as Martin Luther King Jr. Plaza (location of the Amtrak rail station) and the Toledo Zoo. The study began with a focus on the downtown Toledo area in June 2002 and was originally scheduled for completion in late 2003.  In September 2003 public meetings were held regarding the Locally Preferred Alternative. Based on comments from the public and at the November 2003 Steering Committee, the need was identified to seek additional cost/benefit information and to re-scope the need statement to include the connection to UT and the Toledo Hospital.  In August 2004 a contract modification was issued to revise purpose and need, investigate initial alternatives and to solicit public input on additional corridor connections.  Upon the completion of additional work (scheduled to be completed in winter/spring 2005) the LPA will be selected.  Through FY 2005, Congress has appropriated $0.99 million in Section 5309 New Starts funds for this effort.

Georgetown-Ft. Lincoln Corridor

Washington, D.C.  Metropolitan Area

The District of Columbia, in cooperation with the Washington Metropolitan Area Transit Authority, is planning to conduct an alternatives analysis study for a fixed guideway transit system operating from Georgetown to Ft. Lincoln New Town in Washington, D.C.  The proposed corridor extends approximately 6.5 miles from Georgetown via M Street in northwest, to the new Washington Convention Center at Mt. Vernon Square (currently completing construction) and then continues along the New York Avenue corridor to Ft. Lincoln near South Dakota Avenue in northeast Washington, DC.  The proposed transit line would support existing and planned housing and economic development at the new Convention Center, New York Avenue and Ft. Lincoln areas as well as provide alternative transit to Georgetown’s commercial and residential areas.  The proposed alignment would provide east-west cross-town rail transit service north of existing Metrorail lines in downtown Washington., D.C. and would identify potential connections to existing Metrorail service in the vicinity of Mt. Vernon Square and New York Avenue.  The study will also consider alternative alignments, station locations, terminal locations and alternative modes of transit operation.

Maryland Route 5 Corridor (Waldorf Corridor Study)

Washington, D.C. Metropolitan Area

The Maryland Transit Administration of the Maryland Department of Transportation is currently conducting a transit-service staging plan for the Maryland Route 5/Waldorf Corridor.  The study is one of several recommendations resulting from the U.S. 301 South Corridor Transportation Study, a major investment study that was completed in 1996.  The study corridor extends approximately 19.5 miles from inside the Capital Beltway in Prince George’s County, Maryland along Maryland Route 5 and continues along U.S. 301 and the Pope’s Creek Branch freight rail line to White Plains in Charles County, Maryland.  The alignment connects to the Washington Metrorail system at the Branch Avenue Metrorail Station.  The purpose of the study is to identify a future light rail transit (LRT) alignment, station site, and a maintenance yard site, which can be reserved for the development of an LRT system.  Through FY 2005, Congress has appropriated $0.99 million in Section 5309 New Starts funds for this effort.

Washington-Richmond Corridor Improvements

Washington, D.C. Metropolitan Area-Richmond, Virginia

Due to increased congestion throughout the Washington, D.C. metropolitan region, the Virginia Railway Express (VRE) is proposing to expand commuter rail service to include the entire Washington, D.C.-Richmond, Virginia corridor.  VRE currently operates commuter rail service between Washington, D.C. and Fredericksburg, Virginia and to Manassas, Virginia.  The Virginia Department of Rail and Public Transportation (VDRPT) initiated the Washington, D.C.-Richmond, Virginia Rail Corridor Study to identify specific improvements required to increase the maximum speed of passenger trains and to reduce the running time between Washington, D.C. and Richmond, Virginia, thus making it feasible for commuter rail service.  The Commonwealth’s corridor study, completed in April 1996, recommended a six-phase rail improvement program along the existing CSX right-of-way.  The improvements include, but are not limited to, straightening certain curve tracks, adding new signals, rail-crossing safety measures, constructing new track in several areas of the existing right-of-way, incrementally adding a third track, and purchasing new rolling stock and passenger facilities.  Through FY 2005, Congress has appropriated $15.02 million in Section 5309 New Starts funds for this effort.   In addition to the Commonwealth’s initiative, the Federal Railroad Administration completed a congressionally requested study of the Washington-Richmond corridor in May 1999.  The study, developed in coordination with VDRPT, VRE and other regional transportation agencies, focused on the capital requirements for commuter rail service and intercity passenger rail service along the corridor.  This study, along with the 1996 corridor study referenced above, have prompted follow-up discussions between VRE, VDRPT, and CSX regarding high priority projects needed to implement the first stage of increased train service, culminating in the negotiation / execution of a Memorandum of Understanding (MOU) and an engineering agreement spelling out how the improvements are to be accomplished.  State funds in the amount of $65.9 million have been appropriated to pay for these and several second phase improvements.  As a result, there is an agreed-upon plan for increasing passenger train traffic on the line from 32 trains per day to 40 trains per day.

Wilmington Train Station Renovation Project

Wilmington, Delaware

The Wilmington Train Station Renovation Project consists of major improvements at the multi-purpose intermodal transportation center in downtown Wilmington.  The station first opened in 1905 as the Pennsylvania Railroad Station.  Today, the Wilmington Train Station provides a focus for several transportation modes, including inter-city passenger rail operated by Amtrak, SEPTA commuter rail service (provided by the Delaware Department of Transportation), regional bus service provided by Delaware Transit Corporation, inter-city buses, charter bus, and pedestrian access.  Major improvements scheduled for completion in 2005 include: Installation of a fully accessible entrance to the Front Street side of the station; Replacement of windscreens on the low-level platforms; Removal of non-historic canopies on the low-level platforms; Installation of electronic signs on the commuter low-level platform on Track 1; Install a new display with real time transit information; Renovation of public restrooms; Remove the glass curtain walls at the two retail outlets on the concourse level; Installation of a new elevator to the high level platform; and Installation of a mini-high ramp on the commuter low-level platform on Track 1.  The estimated capital cost of the project is $6.73 million, which includes a $3.24 million Section 5309 New Starts funding share.  Through FY 2005, Congress has appropriated $3.44 million for this effort.  FTA approved DTC’s request to enter preliminary engineering for the project in the spring of 2004.

# Comments

I don’t know what this means.

Not in long-range plan per Dick Callahan, PSRC, 10-17-03..

I can’t find any New Start appropriations for this project going back to 1991.  I think we made a Section 26 grant for it in the late 90’s, but it was before my time.  There’s nothing in TEAM.