HQOWI-7410-R001B

NASA Headquarters	May 11, 2001

# Washington, DC 20546

# Aerospace Technology Strategic Enterprise (HQ/Code R)

# Office Work Instruction

# Enterprise/IPO Budget Formulation

# DOCUMENT HISTORY LOG

| Status (Draft/ Baseline/ Revision/ Canceled) | Document Revision | Effective Date | Description |
| --- | --- | --- | --- |
| Baseline |  | 1/13/1999 |  |
| Revision | A | 4/16/1999 | Changed heading of “Responsible Organization” column of paragraph 6 to read “Actionee” and revised column entries to better identify who has responsibility for executing each task. Revised paragraph 6 procedure text to better identify criteria for acceptable workmanship and formats of developed materials. Revised paragraph 7 Quality Records table to eliminate dual media versions of quality records. Entries now specify only the medium of the controlled version of the quality record. Revised column heading of Quality Record table to conform to revised HCP 1400-1. |
| Revision | B | 5/11/2001 | Incorporates recent terminology and format standardization. Deletes NF918 as a quality Record. Designates the Initial Phasing Plan as a quality record. |

Approved by: Greg Reck 5/11/2001

| 1. | PURPOSE | The purpose of this OWI is to document the process used to formulate a) the Enterprise budgets for the Aerospace Technology Enterprise and b) the IPO budget for it’s centers. |
| --- | --- | --- |
| 2. | SCOPE and APPLICABILITY |  |
| 2.1 |  | This OWI applies to the Enterprise/IPO budgets for the Office of Aerospace Technology (OAT) including SAT, R&PM, ROS and MS. It includes the activities of Code R divisions in their Lead Center roles, i.e. RB for the Code R HQs budget, RS for the Code R operation budget and RW for the Commercial Technology program. |
| 2.2 |  | This instruction applies to the Office of Aerospace Technology at NASA Headquarters. It does not include the activities of HQ Code B, although it is designed to interface with the Agency Budget Formulation Process. It also does not include the Budget Formulation activities performed at the Centers, although a few of those activities are depicted to show how they interrelate to HQ activities. It does, however, include the activities of HQ Code R divisions acting in their capacity as Lead Centers, i.e. RB for the HQ Code R budget, RS for the Code R operation budget, and RW for the Commercial Technology program. |
| 3. | DEFINITIONS | AA Associate Administrator Agency Budget Annual request for budget requirements Call Letter issued by Code B Code B Office of the Chief Financial Officer, HQs NASA Code BR Resources Analysis Division, Office of the Chief Financial Officer, HQs NASA BRIC Budget and Resources Management Information Center Budget New Obligation Authority, or guidelines CIC Capital Investment Council CoF Construction of Facilities CR Continuing Resolution CY Current Year DAA Deputy Associate Administrator DIR RB Director of Resource Management Division EB Code R Executive Board. Membership includes the AA, DAA, and Center Directors IPO Institutional Program Office IPP Initial Phasing Plan. Overall performance-against- metrics plan provided by Lead Centers to HQs |
|  |  | NHB NASA Handbook NPD NASA Policy Directive NPG NASA Policy Guideline OAT Office of Aerospace Technology PFP Program Financial Plan POP Program Operating Plan Reclama Agency response to OMB Pass-back. Includes an impact assessment of OMB’s proposed budget decisions R&PM Research & Program Management ROS Research Operations Support (funding type) RLT OAT Strategic Enterprise (Code R/HQs) Leadership Team, including the DAA, & Division Directors (RB, RG, RP, RS, RC, RI& RX) SAT Science, Aeronautics & Technology appropriation SMC Senior Management Council |
| 4. | REFERENCE DOCUMENTS | NPD 1000.1B NASA Strategic Plan NPG 1000.2 NASA Strategic Management Handbook NPD 7120.4B Program/Project Management NPG 7120.5A NPG 7120.5A NASA Program and Project Management Processes and Requirements NPD 8730.3 NASA Quality Management System Policy (ISO 9000) NPG1000.3 The NASA Organization Aerospace Technology Enterprise Strategic Plan The correct version of the NPD, NPG, NHB documents cited above may be obtained from the NODIS Directives Library at http://nodis.hq.nasa.gov/Library/processes.html |

| 6. | PROCEDURE |  |
| --- | --- | --- |
| Step | Actionee |  | Action |
| 6.0 | Code R |  | Budget Formulation Process Steps This process consists of five sub-processes, as follows: 1. Developing POP Guidelines and Guidance 2. Developing Program and institutional Budgets 3. Developing the Enterprise/IPO Budget 4. Presenting the Enterprise/IPO budget to OMB (for the Agency) 5. Presenting the Enterprise/IPO Budget to Congress (for the Agency and the Administration) The process takes over a year, and is repeated on an annual cycle. For example, it started in January 1998 for the FY2000 Budget Submit to Congress in February of 1999. Selected documents (including PFP and IPP) used in the budget formulation process are maintained in electronic format on the Code R server. Access is password protected with multi-level authorities. Anyone with access can read documents. Modification authority is limited to the Director level. Version control over the budget documents is as follows: Code RB receives guidance (external or internal) to make a change to any of the documents referenced above. An official authorized to make changes accesses current version of the document (version “X”) revises document per guidance and saves as version “X+1”. Previous versions are moved to a separate section reserved for previous versions. |
| 6.1 |  |  | Subprocess 1: Developing Guidelines |
| 6.1.1 | RLT DIR RB |  | RLT develops budget recommendations to propose to the Code R EB. Director, RB, integrates the collective input into a Code R proposal to the EB. |
| 6.1.2 | DIR RB EB |  | The Executive Board is briefed on the RLT recommendations at a kick-off meeting to begin preparations for the next POP submission, typically in January. The purpose of the meeting is to identify potential budget issues and proposed changes in budget guidance. These may include policy, strategic, programmatic, and political issues, which reflect OMB and congressional budget feedback. The AA then decides on an overall Enterprise/IPO budget strategy. |
| 6.1.3 | DIR RB |  | Compile input from all sources, including the Administrator and the CIC, on anticipated budget requirements, probable cuts, and potential issues. Formulate recommendations conforming to AA strategy. |
| 6.1.4 | AA |  | After conferring with staff, as appropriate, the AA decides on a budget in the PFP structure, and Code R issues programmatic and/or institutional guidance. Code R sends a request to centers to notionally distribute, by project and by Performing Center, the dollars and workforce resulting from the AA’s budget decisions and provide feedback. |
| 6.1.5 | DIR RB |  | The centers provide requested input (in the form of a Microsoft Spreadsheet); includes a description of the program outputs and schedule impacts of the current guidelines, and any other issues the Centers have that need to be resolved before the process can continue. RB integrates the Centers inputs (via BRIC) for submittal to Code B. |
| 6.2 |  |  | Subprocess 2: Developing Program Budgets |
| 6.2.1 | DIR RB |  | Code RB reviews the finalized Agency Budget Call and compares the final version versus the OAT submission in step 6.1.5. Code RB then briefs the RLT on major changes to the OAT submission. |
| 6.2.2 | EB |  | The Lead Center Program Managers and Performing Center Institutional Managers present the current budget impacts and issues to Code R Management. The decisions of the AA are reflected in the approved decision packages, which are distributed to the Centers under a memo signed by the AA. |
| 6.2.3 | AA |  | The AA determines if a new lead center is necessary for planning. If not, proceed to step 6.2.5. (In the normal case, lead center designation is taken care of in the Program Formulation Process.) |
| 6.2.4 | AA |  | If a new lead center is required, the AA determines the Lead Center for Budget Planning for the new program in accordance with the Program Formulation OWI (HQOWI – 7100 – R007). The new program must provide guidance by Step 6.3.2 |
| 6.2.5 | DIRs RB/RP/RC/RX |  | The centers, including RB for the headquarters budget and RC for Commercial Technology, implement the approved decision packages developed from the EB meeting. Check for possible impacts, and prepare revisions to the center budgets. |
| 6.2.6 | DIRs RB/RG RP/RS RX/RI RC |  | Code R directors review revised Program and Institutional Budgets from the perspective of their responsibilities (e.g. tactical/political, goals, programmatic, and institutional); and recommend AA approval to the revised Program and Institutional Budgets. |
| 6.2.7 | AA |  | If AA approves revised budgets, then step 6.2.9. If changes are required, then step 6.2.8. |
| 6.2.8 | DD RB |  | If changes are required, Lead Centers are requested to work with Performing Centers to make changes, and resubmit to Code R. |
| 6.2.9 | DIR RB |  | Once AA approves revised budget, the IPO submits budget and workforce data to other program and functional staff offices. |
| 6.3 |  |  | Subprocess 3: Developing the Enterprise Budget |
| 6.3.1 | DIR RB |  | Code R submits the Enterprise budget to the Agency Comptroller. |
| 6.3.2 | DIR RB |  | Code RB integrates inputs from all elements of the Enterprise, and prepares a briefing package for the AA. |
| 6.3.3 | AA |  | The AA briefs the CIC, SMC and Administrator. |
| 6.3.4 | DIR RB |  | If any changes are required, the action is returned to step 6.3.2 with guidance for resolving issues and resubmission. If no changes are needed, action proceeds to step 6.3.5. |
| 6.3.5 | DIR RB |  | RB prepares and submits a final OAT PFP and initial phasing plan to Code BR. Each document has its individual format |
| 6.4 |  |  | Subprocess 4: Presenting the Budget to OMB |
| 6.4.1 | DIR RB |  | RB reviews Agency’s submission to OMB to identify any changes to the Enterprise submits. These are taken into account when preparing the briefing to OMB. |
| 6.4.2 | DIRs RB/RG RP/RC RX/RI |  | The various sections of the OMB Narrative are completed by the appropriate division director, taking into account the requirements of the NASA Strategic Plan, Director Code RB assembles an integrated package for submission to Code BR. |
| 6.4.3 | DIR RB |  | RB coordinates preparation of the OMB Briefing package. |
| 6.4.4 | AA |  | The AA briefs OMB on the Enterprise Budget. |
| 6.4.5 | DIRs RB/RG RP/RS RX/RI RC |  | All division directors review the OMB Passback to identify issues, and develop recommendations for Code R input to Agency reclama. Director RB coordinates preparation of a reclama input package. |
| 6.4.6 | Dir RB |  | RB submits OAT input for Agency reclama to Code BR. |
| 6.4.7 | DIR RB |  | RB reviews OAT portion of OMB feedback to Agency reclama. |
| 6.4.8 | DIR RB |  | If there are changes to the OAT budget as a result of the reclama, step 6.4.9; otherwise, 6.4.10. |
| 6.4.9 | DIR RB |  | RB coordinates revisions to the Enterprise/Institutional budget with the appropriate HQ division(s). |
| 6.4.10 | DIR RB |  | RB distributes the budget to the Lead Centers. |
| 6.5 |  |  | Subprocess 5: Presenting the Budget to Congress |
| 6.5.1 | DIRs RB/RG RP/RC/RX/RI |  | The appropriate division director, taking into account the requirements of the NASA Strategic Plan completes the various sections of the Congressional Narratives. In addition, any budget exhibits required for the Administrator’s briefing/back-up package are prepared. Director Code RB assembles an integrated package for submission to Code BR. |
| 6.5.2 | DIRs RG/RP |  | As delegated by the director, Congressional Budget Advocacy materials are prepared in accordance with HQOWI -1300-R017, “Advocacy, Outreach and External Communications.” |
| 6.5.3 | AA |  | The AA participates in Congressional hearings and staff briefings on the Enterprise Budget. |
| 6.5.4 | DIRs RB/RG RP/RS RX/RI RC |  | Division directors assess the signed NASA appropriation and associated language to identify issues, and develop recommendations for a revised Enterprise budget. |
| 6.5.5 | DIR RB |  | If there are changes to the OAT budget as a result of the reclama, step 6.5.6; otherwise action proceeds to step 6.5.7. |
| 6.5.6 | DIR RB |  | RB coordinates revisions to the Enterprise budget with the appropriate HQ division(s) as per congressional direction. |
| 6.5.7 | DIR RB |  | RB Distributes the budget to the Lead Centers. |
| 6.5.8 | DIR RB |  | RB prepares a phasing plan call memo in accordance with the standard format. |
| 6.5.9 | DIR RB |  | RB checks phasing plan inputs from the Centers against the issued guidance. |
| 6.5.10 | DIR RB |  | RB submits phasing plan input to Code B in accordance with the Agency format. |
| 6.5.11 | DIR RB |  | RB prepares and distributes a final budget, which is summarized in the OAT PFP. The OAT PFP is an input to HQOWI-7410-R002, “Budget Execution”. |
| 7. | QUALITY RECORDS |
| Record ID | Owner | Location | Media | Schedule Number and Item Number | Retention/ Disposition |
| Approved Decision Packages | RB | RB | Hardcopy | Schedule 7, Item 21.F | 1 Year then Destroy |
| OAT PFP | RB | RB | Electronic | Schedule 7, Item 21.D | 2 Years then Destroy |
| IPP | RB | RB | Electronic | Schedule 7, Item 21.D | 2 Years then Destroy |
| OAT Input to Agency Budget Call Letter | RB | RB | Hardcopy | Schedule 7, Item 21.F | 1 Year then Destroy |

# Text boxes

5.	FLOWCHART