Human Factors Assessments

in

Investment Analysis:

Definition and Process Summary for Cost, Risk, and Benefit

Ver 1.4

June 9, 2006

Federal Aviation Administration

Human Factors Research and Engineering Division

AAR-100

POC: Glen Hewitt, (202) 267-7163

Human Factors Assessments in Investment Analysis:

Definition and Process Summary for Cost, Risk, and Benefit

1. Purpose:  This document provides a brief description of a “Human Factors Assessment” especially those conducted during the Investment Analysis process.

2. Definition: The Human Factors Assessment is a process that is integrated with other system acquisition processes and provides essential components to the products of the Investment Analysis (IA).  Three of these human factors components are: a) the human-system performance contribution to program benefits, b) an assessment of the human-system performance risks, and c) the estimated costs associated with mitigating human factors risks and with conducting the engineering program support.  The human factors components related to benefits, risks, and costs are integrated with other program components in the IA products and system acquisition documentation.

3. Background:  During the conduct of the FAA Acquisition Management System (AMS) Investment Analysis phase, human factors research and engineering practitioners conduct various activities to provide critical information to the program activities and documentation.  The purpose of conducting human factors research and engineering activities (as outlined in Chapter 5 of the FAA Human Factors Job Aid, dated December 2003, is to ensure that

:

- Human-system performance capabilities and limitations are properly reflected in the system requirements (e.g., Attachment 1 of the OMB Exhibit 300, Program Requirements)

- Human-system performance characteristics and their associated cost, benefits, and risks assist in deciding among investment alternatives (e.g., Attachment 2 of the OMB Exhibit 300, Business Case Analysis)

- Human-system performance risks and their mitigation are appropriately addressed in program development and implementation plans and activities (e.g. Attachment 3 of the OMB Exhibit 300, Implementation Strategy and Planning)

4. Process Description: Investment analyses often follow a broadly accepted process for the inclusion of the human factors contributions to IA products.  These contributions may support the “comparative” evaluation of solution alternatives being considered or support the “detailed” definition of one or more selected alternatives. Investment Analysis Teams (including benefits, cost, and risk assessment sub-teams) designate human factors practitioners to support the IA process.  In conjunction with producing the Human Factors Assessment for Investment Analysis, these human factors practitioners also support IA team activities including:

- Investment Analysis Plan

- Requirements Definition Activities

- Market Survey

- Alternative Solution Identification and Analysis

- Affordability Assessment and Trade Studies

- Acquisition Program Baseline Development

- Investment Analysis report, briefing, and recommendations

#### Human Factors Assessments in the Investment Analysis

Figure 1:  The relationship of Human Factors Assessment key products to the major products of the Investment Analysis phase

In addition to other support activities, human factors practitioners provide input to IA products related to benefits, risks, and costs as depicted in Figure 1 and outlined below:

4.1 Benefits:  Efforts related to identifying system/program benefits provided in quantitative and qualitative terms must be congruous with human-in-the-loop performance limitations and performance enhancements.  There are various ways by which to conduct the benefits analysis for human-in-the-loop performance impacts, including the methodology described in “Framework for Evaluation of Human-System Issues with ASDE-X and Related Surface Safety Systems” prepared by Raja Parasuraman (Catholic University of America), John Hansman (Massachusetts Institute of Technology), Steven Bussolari (Massachusetts Institute of Technology) dated January 12, 2002, which can be viewed at the FAA Human Factors website (https://hf.faa.gov/)http://www.hf.faa.gov/docs/surface%20safety%20systems.doc.  The activities necessary to identify human-in-the-loop performance limitations provide the basis for conducting a human factors risk analysis (see “Risks” below).  Human-in-the-loop performance enhancements are likely to reflect both cost avoidance opportunities (e.g., lower staffing, lower training time, lower costs) and operational improvements (e.g., increased safety, more effective procedures, increased performance and productivity).  [Note: These performance enhancements may not come free of costs which must also be captured in the IA cost analysis.]

4.2 Risks: Efforts related to identifying system/program risks must include consideration of the human factors and human-system performance risks.  Human factors risk analyses should provide information on what is known and unknown about the human-system performance in meeting minimum or desired system performance requirements.  Human factors considerations that are relevant to meeting system performance and functional requirements include:

- human performance (e.g., human capabilities and limitations, workload, function allocation, hardware and software design, decision aids, environmental constraints, and team versus individual performance)

- training (e.g., length of training, training effectiveness, retraining, training devices and facilities, and embedded training)

- staffing (e.g., staffing levels, team composition, and organizational structure)

- personnel selection (e.g., minimum skill levels, special skills, anthropometrics, demographics, and experience levels)

- safety and health aspects (e.g., hazardous materials or conditions, system or equipment design, operational or procedural constraints, biomedical influences, protective equipment, and required warnings and alarms).

The risk analyses and products provide, for each alternative, the full range of human factors and human-system interface requirements (e.g., cognitive, organizational, physical, functional, environmental) necessary to achieve an acceptable level of performance for operating, maintaining, and supporting the system.   For each of the identified risks, the human factors practitioner provides a risk description and rating, a mitigation strategy, and an estimated cost for resolving or mitigating the identified risk (see “Costs” below).  (Identified risks may also serve as an indication of the level of the complexity of the human-system interface that impacts the cost of the human factors effort.) The mitigation strategies should be defined in enough detail to outline the essential actions or activities that need to be conducted during the design and development phase.  These mitigation strategies and activities are later incorporated into the program acquisition strategy and the integrated program plan (e.g., Attachment 3 of the OMB Exhibit 300, Implementation Strategy and Planning).

There are various ways to identify and categorize the human factors risks including an approach described in Attachment 1 that entails rating 24 standard human factors risk areas.  Once human factors risks are identified and mitigation strategies devised, they may be translated into one or many overall current and predicted residual risks for human factors using the commonly accepted risk grid below (Figure 2).  Using the grid enables the human factors risk(s) to be easily integrated with other program risks.  Additional guidance is provided in table 1 through table 3 below to assist in risk identification and in the estimation of the severity and probability of an adverse event related to human factors.  One method for estimating risk for each of the 24 human factors issues (function allocation, work load, situational awareness, staffing, etc.) is to use a set of assessment criteria such as those identified in Attachment 2.  Other methods may be used.

|  | Negligible Effect 5 | Minor 4 | Major 3 | Hazardous 2 | Catastrophic 1 |
| --- | --- | --- | --- | --- | --- |
| Probable A |  |  |  |  |  |
| Frequent B |  |  |  |  |  |
| Remote C |  |  |  |  |  |
| Extremely Remote D |  |  |  |  |  |
| Extremely Improbable E |  |  |  |  |  |
|  |  | Alt 1 | Alt 2 | Alt 3 |  |
|  | High | 0 Total | 0 Total | 0 Total |  |
|  | Medium | 0 Total | 0 Total | 0 Total |  |
|  | Low | 0 Total | 0 Total | 0 Total |  |
|  | Retired | 0 Total | 0 Total | 0 Total |  |

Figure 2: Risk Grid

Table 1 provides a general checklist to assist in the identification of risks related to human-system effectiveness, suitability, and user acceptance.

Table 1 Human Factors Risk Checklist

Human Factors

Human-in-the-loop Effectiveness Inadequate definition of human-in-the-loop operational objectives Inadequate specification of human-in-the-loop benefits Inadequate analysis of human-in-the-loop system capability to deliver expected benefits or enhancement Human error mechanisms not fully identified Time required to perform tasks is unknown Automation does not provide the necessary functionality to support effective decision-making/problem-solving Human-in-the-loop Suitability Lack of consistency, compatibility, or congruity with operational environment or legacy systems. Human-system design/interface induces new/additional human error potential Inadequate incorporation of functional requirements to support user-system performance goals User Acceptability New tasks impose excessive attentional, memory, or workload demands Requires new teaming and communication links Operations interface is unacceptable to user Maintenance interface is unacceptable to user

Table 2 provides criteria for estimating the probability of an adverse event related to human factors.

Table 2: Estimating the Probability of an Adverse Event Related to Human Factors

| High Probability of an Adverse Event | Medium Probability of an Adverse Event | Low Probability of an Adverse Event |
| --- | --- | --- |
| If one or more of the following conditions are present: System requirements or designs lack human-system performance objectives or are derived without comprehensive human-in-the-loop performance research, studies, or analyses. Human-in-the-loop performance goals are unstated or not achievable within the proposed operational and maintenance concepts or using the proposed design approach. Human interface issues and risk mitigation strategies are not adequately supported by research, funding, technical expertise, or other resources. Proposed automation lacks analyses to ensure full functionality or information to support user tasks. User tasks and skills are not well defined or do not conform to current skill levels. Human-system task performance times are unknown or not quantified. Potential for human error has not been quantitatively analyzed or the impact on human-in-the-loop system capabilities is unknown or changing. Physical or cognitive human-system integration design elements are, individually or in the aggregate, unknown or sufficiently deficient to detract from efficient or effective task performance. Requirements for integration of the system or its components into the user work environment are undetermined or changing. User groups do not contribute to requirements development, design, or analysis. | If one or more of the following conditions are present: System requirements or designs include incomplete human-system performance objectives or are derived with limited human-in-the-loop performance research, studies, or analyses. Human-in-the-loop performance goals are partially stated or partially achievable within the proposed operational and maintenance concepts or using the proposed design approach. Human interface issues and risk mitigation strategies are partially supported by research, funding, technical expertise, or other resources. Analyses show proposed automation supports partial functionality and information needed to support user tasks. User tasks and skills are defined but changing user roles require reevaluation of skills and training. Human-system task performance times are partially known or partially quantified. Potential for human error has been partially analyzed or impact on human-in-the-loop system capabilities is partially known. Physical or cognitive human-system integration design elements are, individually or taken together, partially known. Some elements of the integration of the system or its components into the user work environment are new or changing. User groups partially contribute to requirements development, analysis, and design. | If all of the following conditions are present: System requirements and designs include human-system performance objectives derived from comprehensive human-in-the-loop performance research, studies, and analyses. Analysis indicates that human-in-the-loop performance goals are achievable within the proposed operational and maintenance concepts and using the proposed design approach. Human interface issues and risk mitigation strategies are adequately supported by research, funding, technical expertise, and other resources needed to complete the design within program constraints. Automation provides full functionality to support user decision-making. User tasks and skills are well defined or remain essentially unchanged. Human-system task performance times are known and acceptable. Potential for human error has been quantitatively analyzed and impact on human-in-the-loop system capabilities is known. Physical or cognitive human-system integration design elements are individually and taken together sufficiently mature to assure efficient or effective task performance. Integration of the system or its components into the user work environment is fully compatible with the larger system and operations. User group input is an integral part of requirements development, design, and analysis. |

Table 3 provides criteria for estimating the severity of an adverse event relating to human factors.

### Table 3: Estimating the Severity of an Adverse Event Relating to Human Factors

| Substantial Severity of Impact | Moderate Severity of Impact | Minor Severity of Impact |
| --- | --- | --- |
| If one or more of the following conditions are present: Size of the workforce affected by system changes is large and staffing levels and system performance goals are not supported by workload analyses. Analyses indicate personnel skill and ability requirements are changing or unmet by current workforce. Early training analyses are lacking or fail to influence selection of design alternatives for critical tasks such as problem solving and decision-making. Physical and cognitive human-system integration design elements and integration of the system and its components into the user work environment have not been fully analyzed or do not comply with human factors engineering best practices. System changes affect safety critical components and analyses have not yet proven system safety and workforce health are assured. | If one or more of the following conditions are present: Size of the workforce affected by system changes is small and staffing levels and system performance goals are partially supported by workload analyses or by current staffing. Analyses indicate personnel skill and ability requirements are partially met by current workforce. Early training analyses partially identify factors affecting design alternatives for critical tasks. Physical and cognitive human-system integration design elements and integration of the system and its components into the user work environment have been partially analyzed or partially comply with human factors engineering best practices. System changes affect minor safety components or analyses show limited impact on system safety and workforce health. | If all of the following conditions are present: Workload analyses assure that staffing levels support system performance goals. Analyses indicate personnel skill and ability requirements are met by current workforce. Early training analyses influenced alternative analysis and design to ensure ease in performing all critical tasks. A human-centered design approach has been used to design the physical and cognitive human-system integration elements and the integration of the system and its components into the user work environment. System changes affect no safety critical components and analyses have proven system safety and workforce health are assured. |

4.3 Costs: Efforts related to identifying system/program costs must include the estimated costs for mitigating the human factors risks and the costs for providing the necessary human-system performance enhancements.  There are various ways to estimate human factors costs including those addressed in “Human Factors Program Cost Estimation - Potential Approaches,” prepared by Dr, Parimal Kopardekar, March 23, 2002, at the FAA Human Factors website (https://hf.faa.gov/)http://www.hf.faa.gov/docs/costs_hf8.doc.  An abbreviated method for estimating the human factors costs may be employed such as that described in Attachment 3.  The estimated human factors cost provides an input to the total program cost estimates.  Costs attributable to the human factors effort may include those sources listed at Attachment 4.  In order to be integrated into the total program costs and the acquisition program baseline (APB), the human factors costs are distributed into the categories of the appropriate acquisition phase or work breakdown structure (see Attachment 5).

5. Summary:  The steps involved in the Human Factors Assessment (HFA) for Investment Analysis are summarized in Attachment 6.  A template for preparing the Human Factors Assessment is at Attachment 7.  The HFA provides essential input to IA products.  These inputs may be in the form of “a comparative HFA” by providing relative evaluations for the different alternatives being considered or a “detailed HFA” for one or more selected alternatives.  In either case, the HFAs consist of activities that:

- Integrate human performance considerations into IA products and processes

- Include but are not limited to benefits, risk, and cost assessments

- Provide benefit, risk, and cost information that are combined with other IA and program products

6. Point of Contact:  For additional information, contact ATO-P Human Factors Research and Engineering (Glen Hewitt, 202-267-7163).

Attachment 1

Human Factors Risks Areas

Risk areas that may need to be assessed include those listed and described generally in the table below.  The table provides a convenient way to indicate the risk rating (e.g. High, Medium, or Low), the impact on cost (either a dollar value or an impact rating), and the associated mitigation strategy.  Note: A rating for one human factors risk area is generally considered sufficient to rate the overall area of human factors at that level of risk.  Also, because the accumulation of several low risks may result in a higher probability of an adverse event, the cumulative impact of low several risk areas should be assessed. For the purposes of establishing a consistent approach to accumulated risks, generally six or more risks in a lower level may be considered sufficient to raise the overall human factors risk rating to the next higher level.

Table 1.1 Human Factors Risk Areas

| Risk Areas | General Description | Risk Rating | Cost Rating | Mitigation |
| --- | --- | --- | --- | --- |
| Allocation of Function | Assigning those roles/functions/tasks for which the human or equipment performs better while enabling the human to maintain awareness of the operational situation. |  |  |  |
| Anthropometrics and Biomechanics | Accommodating the physical attributes of its user population (e.g., from the 1st through 99th percentile levels). |  |  |  |
| CHI (Computer-Human Interaction) | Employing effective and consistent user dialogues, interfaces, and procedures across system functions. |  |  |  |
| Communications and Teamwork | Applying system design considerations to enhance required user communications and teamwork. |  |  |  |
| Culture of Personnel | Addressing the organizational and sociological environment into which any change, including new technologies and procedures, will be introduced. |  |  |  |
| Displays and Controls | Designing and arranging displays and controls to be consistent with the operator’s and maintainer’s tasks and actions. |  |  |  |
| Documentation | Preparing user documentation and technical manuals in a suitable format of information presentation, at the appropriate reading level, and with the required degree of technical sophistication and clarity. |  |  |  |
| Environment | Accommodating environmental factors (including extremes) to which the system will be subjected and understanding the associated effects on human-system performance. |  |  |  |
| Functional Design | Applying human-centered design for usability and compatibility with operational and maintenance concepts. |  |  |  |
| Human Error | Examining design and contextual conditions (including supervisory and organizational influences) as causal factors contributing to human error, and consideration of objectives for error tolerance, error prevention, and error correction/recovery. |  |  |  |
| Information Presentation | Enhancing operator and maintainer performance through the use of effective and consistent labels, symbols, colors, terms, acronyms, abbreviations, formats, and data fields. |  |  |  |
| Information Requirements | Ensuring the availability and usability of information needed by the operator and maintainer for a specific task when it is needed, and in a form that is directly usable. |  |  |  |
| I/O Devices | Selecting input and output (I/O) methods and devices that allow operators or maintainers to perform tasks, especially critical tasks, quickly and accurately. |  |  |  |
| KSAs | Measuring the knowledge, skills, and abilities (KSAs) required to perform job-related tasks, and determining appropriate selection requirements for users. |  |  |  |
| Operational Suitability | Ensuring that the system appropriately supports the user in performing intended functions while maintaining interoperability and consistency with other system elements or support systems. |  |  |  |
| Procedures | Designing operation and maintenance procedures for simplicity, consistency, and ease of use. |  |  |  |
| Safety and Health | Preventing/reducing operator and maintainer exposure to safety and health hazards. |  |  |  |
| Situational Awareness | Enabling operators or maintainers to perceive and understand elements of the current situation, and project them to future operational situations. |  |  |  |
| Special Skills and Tools | Minimizing the need for special or unique operator or maintainer skills, abilities, tools, or characteristics. |  |  |  |
| Staffing | Accommodating constraints and efficiencies for staffing levels and organizational structures. |  |  |  |
| Training | Applying methods to enhance operator or maintainer acquisition of the knowledge and skills needed to interface with the system, and designing that system so that these skills are easily learned and retained. |  |  |  |
| Visual/Auditory Alerts | Designing visual and auditory alerts (including error messages) to invoke the necessary operator and maintainer response. |  |  |  |
| Workload | Assessing the net demands or impacts upon the physical, cognitive, and decision-making resources of an operator or maintainer using objective and subjective performance measures. |  |  |  |
| Work Space | Designing adequate work space for personnel and their tools or equipment, and providing sufficient space for the movements and actions that personnel perform during operational and maintenance tasks under normal, adverse, and emergency conditions. |  |  |  |

Attachment 2

An Assessment Criteria for Human Factors Risks

A set of assessment criteria for estimating risk for each of the 24 human factors issues (function allocation, work load, situational awareness, staffing, etc.) is below.1  Others may be used including those that estimate severity and probability of adverse events.

| CRITERION | RISK LEVEL |
| --- | --- |
| For each human factors issue: | Low | Medium | High |
| Clarity and completeness of program objectives, requirements and constraints | High (good clarity and completeness) | Medium | Low (not clear or complete) |
| Availability of human factors data (human performance, capabilities, user acceptance, etc.) | High (the issue has been evaluated) | Medium (the issue has been partially evaluated) | Low (the issue has not been evaluated or it is unknown what data is available) |
| Level of change required to resolve the issue (user interface, procedures, training, standards, policy) | Low (very few changes and/or changes with negligible impact will be required to meet human factors requirements) | Medium (some changes and/or changes with moderate impact will be required to meet human factors requirements) | High (many changes and/or changes with significant impact will be required to meet human factors requirements, or, the level of change required is unknown) |
| Complexity of change required to resolve the issue | Low (few complications to changes) | Medium | High (many complications to changes) |
| Program commitment to resolving the issue | High (obvious dedication to resolution) | Medium | Low (disparate views or irreconcilable differences) |
| Clarity of plan to resolve the issue | High (comprehensive, clear plan) | Medium | Low (no plan or many deficiencies in plan) |
| Safety risk associated with the issue | Low (safety risk is known) | Medium | High (the safety risk is high or unknown) |

1Based upon writings by Jay Martin

Attachment 3

Abbreviated Human Factors Cost Estimation Method

General: The cost of conducting human factors engineering support has been estimated to be between 0.5% and 6% of the program’s developmental costs (depending upon many factors).  Cost estimating methods (such as those identified in the concept paper  “Human Factors Program Cost Estimation - Potential Approaches,” prepared by Dr, Parimal Kopardekar, March 23, 2002, at the FAA Human Factors websitehttp://www.hf.faa.gov/doc/costs_hf8.doc focus on detailed elements that affect human factors costs.  The concept paper also enumerates some overarching macroscopic cost drivers.  At the early stages of a program, macroscopic factors that may be used to estimate the human factors costs as a percentage of the program’s developmental cost include:

- Definition of and Agreement on System Requirements – The specificity and clarity of the human-system interface requirements, operational and maintenance concepts, concepts of use, expected task performance levels, and procedural guidelines determine the amount of uncertainty and risk in meeting system performance objectives and is a key factor affecting cost.

- The complexity of the human-system integration – The complexity of the integration between the operator/maintainer and the system (including the human-system interface such as that reflected in the display design) increases the developmental and evaluations costs.

- Organizational culture and nature of relationships among management, user, and provider unions, industry, and other stakeholders (e.g., interests converge or negotiations are necessary) -- The climate of an organization plays a role in determining how easily the new changes will be implemented.  Some changes are easier to implement than others due to their perceived or actual acceptability.  The changes that face resistance become costly since part of the cost goes towards ensuring that the resistance is managed. Often, a concept or technology offers differing benefits (or losses) to different stakeholders even though, on the average, they are beneficial to the NAS.  Under such circumstances, time and cost need to be devoted to gain mutual consensus.  Such processes increase the cost.

- Pace of program (e.g., aggressive, normal, slow) – As the program schedule becomes more aggressive, more resources are needed and the cost increases in a shorter period.

- Safety and security considerations (e.g., higher security, or normal security)  – As the safety and security requirements for equipment, technology, procedures, or decision support tools increase, more developmental activities and evaluations need to be conducted to assure the safety standards are met.  This leads to higher cost.

- Collaboration with international, external, or domestic organizations for standardization and other reasons – Early collaboration with international and domestic partners increases the likelihood of ensuring that all requirements are taken into consideration. However, increased collaboration increases the cost and/or schedule of a program due to costs associated with increased deliberation and consensus on meeting broader requirements.

Cost Estimates: Derived from a survey of human factors professionals, Table 2.1 (below) provides attributes affecting program human factors costs, their relative weighting, attribute descriptors, and cost values to be used as additive elements of the total program human factors development costs.  Especially early in the acquisition, these may be used (and modified as appropriate) to estimate the human factors program cost.  For example, if a program entails “normal” or “moderate” levels of all cost factors, the total human factors cost may be estimated at approximately 3% (from .75+.6+.6+.45+.3+.3) of the program developmental costs.  Or, if the program entails “normal” or “moderate” levels of all cost factors except a “very high” human-system integration/complexity,” the total human factors costs may be estimated at approximately 4.2% (from .75+1.2+.6+.45+.3+.3) of the program developmental costs.

Risk-Based Cost Estimates: A “risk” or “confidence” level should be associated with the estimated human factors cost.  Notionally, the cost should be estimated at the 80 or 90% confidence level to assure limited risk to the program.  This risk-based cost estimate may be derived from the “most likely” or “best” estimate of the human factors costs, or it may be directly estimated by identifying the set of activities (and their costs) required to address 80 or 90% of the risk (or by reducing the “unmitigated” risks to 20 or 10%).  Depending upon the type of acquisition, the distribution of human factors cost risk may be best estimated by a lognormal distribution.  In the absence of additional risk-based cost information and for the purpose of relating estimated cost and risk level, the following relationship is provided:

Figure 2.1:  Distribution of estimated human factors costs

Note: This figure shows several estimated human factors cost relationships, including:

1. Confidence Levels for Cost Estimates:

- High level of confidence = 90% of the cost risk is identified by the cost estimate

- Low level of confidence = 10% of the cost risk is identified by the cost estimate

- Most Likely = Best estimate of the cost

2. Confidence Level Differences: The difference between the High confidence levels and Most Likely (“X”) is twice the difference between Most Likely and Low confidence levels (“X/2”).

3. Confidence Level Values: High confidence estimates are 140% of Most Likely estimates; and Low confidence estimates are 20% below Most Likely estimates.

Table 2.1: Program Attributes Affecting Human Factors Costs

| Program Attributes (RelativeWeight: % of HF Cost) |  | Attribute Descriptors and Cost Values (as a percentage of program developmental cost) |
| --- | --- | --- |
| Definition or Agreement on Human-System Interface Requirements | Descriptors | Highly Defined and Resolved | Moderately Defined and Resolved | Somewhat Defined or Resolved | Moderately Undefined or Unresolved | Highly Undefined or Unresolved |
| (25%) | Cost % | 0.13 | 0.37 | 0.75 | 1.0 | 1.5 |
| Human-System Integration Complexity | Descriptors | Very Low | Low | Moderate | High | Very High |
| (20%) | Cost % | 0.1 | 0.3 | 0.6 | 0.8 | 1.2 |
| Organizational Culture, Stakeholder Interests | Descriptors | Very Conducive | Conducive | Moderate | Resistant | Very Resistant |
| (20%) | Cost % | 0.1 | 0.3 | 0.6 | 0.8 | 1.2 |
| Program Pace | Descriptors | Very Slow | Slow | Moderately Paced | Aggressive | Very Aggressive |
| (15%) | Cost % | 0.07 | 0.23 | 0.45 | 0.6 | 0.9 |
| Safety Considerations | Descriptors | Very Low | Somewhat Low | Moderate | Somewhat High | Very High |
| (10%) | Cost % | 0.05 | 0.15 | 0.3 | 0.4 | 0.6 |
| External/ International Collaboration Needs | Descriptors | Very Low | Low | Moderate | High | Very High |
| (10%) | Cost % | 0.05 | 0.15 | 0.3 | 0.4 | 0.6 |
| TOTAL |  | .5% | 1.5% | 3% | 4% | 6% |

Attachment 4

Types of Human Factors Costs

In estimating human factors costs, one should include the various sources of personnel, material, and incidental costs.  These cost sources include government costs (Federal and contractor support) and vendor/developmental contractor costs.  Costs may be incurred during any of the phases of the system lifecycle and estimates should include (but not be limited to) those associated with two general categories of activities (adapted from Mantei and Teorey, 1988):

Development Activities			Usability Activities

Feasibility study and analysis			Market analysis

User/target audience description		Cost/benefit/risk analysis

Requirements definition			Product acceptance analysis

Design and analysis				Task analysis

Prototype construction			User testing and evaluation

System implementation			Product survey

Product testing				Post-implementation assessment

Design update and maintenance

For the purposes of this document, the following types of costs may be considered to fall under human factors program management costs when addressing human performance or human-system interface issues:

- Design engineering and analysis cost

- Software personnel programming cost

- Human factors staff cost

- Laboratory/facility cost

- Study participant cost

- Subject matter expert cost

- User needs assessment cost

- Concept studies cost

- Prototype and usability assessment costs

- Modeling and fast-time simulation cost

- Human-in-the-loop simulation cost

- Experiment/study plan development cost

- Scenario development cost

- Scenario shakedown cost

- Final simulation cost

- Data collection cost

- Data analysis cost

- Final report development cost

- Coordination, communication, and implementation costs

[Note: If a study, experiment, test, or other activity involves human performance assessment, human-system interface design, or human performance data collection or analysis, costs associated with human factors tasks should be considered as part of human factors cost. For example, if human factors personnel participate in maintainability testing to gather maintainer performance data, the cost of this participation is allocated to human factors, but not the total cost of the maintainability testing.]

Attachment 5

Human Factors Cost Distribution

Human factors costs may need to be estimated for the various phases of a program or for various activities within a phase.  The two tables below provide a (notional) relative distribution of human factors costs:

1. For Acquisition Phases: Using the FAA Acquisition Lifecycle Management Policy phases, the human factors costs are parsed across phases.  The relative human factors cost distribution may be adjusted as appropriate for the particular acquisition, the program’s specific human factors risk, and the mitigation strategies selected.  These costs are then to be integrated with other program cost estimates to support the Acquisition Program Baseline and program planning.

Table 4.1 Human Factors Costs by Acquisition Phase/WBS Level 1

| Program Cost Category | Relative Human Factors Cost Distribution |
| --- | --- |
| Mission Analysis | 5 |
| Requirements Determination and Investment Analysis | 20 |
| Solution Development and Implementation | 60 |
| In-service Management | 10 |
| Disposition and Service Life Extension | 5 |
| TOTAL | 100% |

2. For Work Breakdown Structure (WBS) Level 2: Using the FAA Work Breakdown Structure (especially element 3.0, Solution Development) the human factors costs are parsed into the program element cost categories below.  The relative human factors cost distribution may be adjusted as appropriate for the particular acquisition, the program’s specific human factors risk, and the mitigation strategies selected.  These costs are then to be integrated with other program cost estimates to support the Acquisition Program Baseline and program planning.

Table 4.2 Human Factors Costs by WBS Solution Development Category

| Program Cost Category | Relative Human Factors Cost Distribution |
| --- | --- |
| 3.1 Program Management | 10% |
| 3.2 System Engineering | 15% |
| 3.3 HW/SW Design, Development, Procurement, and Production | 50% |
| 3.4 Facilities and Physical Infrastructure Design and Development | 5% |
| 3.5 Test and Evaluation | 10% |
| 3.6 Documentation | 5% |
| 3.7 Logistics Support | 5% |
| TOTAL | 100% |

Attachment 6

Summarized Steps for Human Factors Assessments in Investment Analysis

STEP 1: Conduct Benefits Analysis to Determine:

- Human-in-the-loop system performance limitations

- Human-in-the-loop system performance enhancements

STEP 2: Conduct Risk Analysis to Determine the:

- Human factors risks

- Probability/severity ratings for human factors risks

- Human factors mitigation strategies/activities

STEP 3: Conduct Cost Analysis to:

- Estimate human factors mitigation costs

- Estimate costs associated with human factors benefits/enhancements

- Aggregate human factors mitigation and enhancement costs

- Calculate risk-based human factors costs at 80 or 90% level

- Distribute 80 or 90% risk-based human factors cost among WBS elements

STEP 4: Integrate the Results with Other Investment Analysis and Program Products

Attachment 7

Template for Human Factors Assessments in Investment Analysis

Revise as necessary:

EXECUTIVE SUMMARY

INTRODUCTION

BACKGROUND / SCOPE OF EFFORT

USERS (OPERATORS AND MAINTAINERS) AND THEIR TASKS

HF ASSESSMENT APPROACH

SOURCE INFORMATION CONSIDERED

SYSTEM CRITICAL CHARACTERISTICS AND FEATURES

APPLICABLE HF GUIDANCE / STANDARDS

DIMENSIONS OF HUMAN FACTORS SUPPORT (HUMAN FACTORS ISSUE AREAS)

Estimates of Probability, Severity, and Overall HF Risk for 24 HF Dimensions

DISCUSSION OF OVERALL HF RISK ESTIMATES

Recommended Risk Mitigation Strategies

HF ASSESSMENT: SUMMARY AND CONCLUSIONS

# Text boxes

High

(90%)

Most Likely

(30%)

Low

(10%)

C

O

S

T

P

R

O

B

A

B

I

L

I

T

Y

X/2

X

140

Cost Units

Cost Avoidance (-)

100

80

Cost of Improved

Effectiveness (+)

Risk Analysis

------------

Cost Benefit Analysis

------------

Acquisition Program

Baseline

------------

IA Report

Human-in-the-Loop

Performance Limitations

Human-in-the-Loop

Performance Enhancements

HF Risks

(1) . . .

(2) . . .

(

n

) . . .

HF Risk Ratings

(1) . . .

(2) . . .

(

n

) . . .

HF Risk

Mitigation Strategies

(1) . . .

(2) . . .

(

n

) . . .

HF Risk

Mitigation

Costs

HF

Benefits

Cost

HF Cost

Standard WBS

(Level 2)

+

=

HF BENEFITS ANALYSIS (New Capabilities)

HF RISK ANALYSIS

HF COST ANALYSIS

IMPACT OF HF

BENEFITS ON COST

INTEGRATION INTO

IA PRODUCTS