Distributed IT Infrastructure Plan

WBS 2.3.2

Subproject of Facilities

Software and Computing Project

U.S. ATLAS Collaboration

7/31/2001

Version 1.4

Table of Contents

1	Introduction	5

2	ATLAS Requirements	5

2.1	Definitions and Simulation	5

2.2	Use Cases	6

2.3	Requirements	6

2.3.1	Uniform Requirements Definition	6

2.3.2	Communication, Liaison	6

3	Grid Architecture	6

3.1	Architectures Design	6

3.2	Protocols and Standards	6

4	Grid Software Services	6

4.1	Grid Software Environments	6

4.1.1	Grid Toolkit Support	6

4.1.1.1	Globus Toolkit Liaison	6

4.1.1.2	Condor Toolkit Liaison	6

4.1.1.3	PPDG Toolkit Liaison	6

4.1.1.4	DATAGRID Toolkit Liaison	6

4.1.1.5	GriPhyN Virtual Data Toolkit Liaison	6

4.2	Grid Information Infrastructure	6

4.2.1	Resource Specification, Expression	6

4.2.2	LDAP Directories	6

4.3	Grid User Environments	6

4.3.1	Grid Portals	6

4.4	Grid Security Systems	7

4.5	Grid Workflow Management	7

4.5.1	Architecture Definition	7

4.5.2	Co-allocation of Resources	7

4.5.3	Distributed Scheduling	7

4.5.3.1	Connecting the Atlas Grid Sites	8

4.5.3.2	Prototyping	8

4.5.3.3	Site Management Applications	9

4.5.4	Uniform Interfaces to Resource Managers	9

4.5.5	Grid Policy Management	9

4.6	Grid Data Management	9

4.6.1	Generic Interfaces for Mass Storage	9

4.7	Grid Monitoring Services	10

4.7.1	Grid Monitoring Architecture Definition	10

4.7.2	Telemetry Databases	10

4.7.3	Grid Performance Monitoring Toolkits	10

4.7.4	Grid Resource Management Information Systems	10

4.7.5	Grid Operations Centers	10

4.7.5.1	Requirements and R & D	11

4.7.5.2	Trouble Ticket System	11

4.7.5.3	Certificate Authority Services	11

4.8	Grid Administration Infrastructure	11

4.8.1	Grid User Registration System	11

4.8.2	Grid Automated Account Management Systems	11

4.8.3	Grid Accounting Systems	11

5	Grid Testbeds	11

5.1	Lessons Learned for Building Large-Scale Grids	11

5.2	Requirements	15

5.3	ATLAS-DataGrid Testbed	15

5.4	ATLAS-iVDGL Testbed	15

5.5	ATLAS-PPDG Testbed	15

6	Tier 2 Regional Centers	15

6.1	Tier 2 Facility Hardware	15

6.1.1	Physical Infrastructure	15

6.1.2	Design Tier 2 Physical Infrastructure	15

6.2	Tier 2 Facility Software	15

7	Tier 3 and Tier 4 Facilities	15

7.1	Tier 3 (Institute) Facilities	16

7.2	Tier 4 (Desktop) Systems	16

8	Collaborative Services	16

8.1	Web Services	16

8.2	E-Mail	16

8.3	Document Distribution	16

8.4	News Distribution systems	16

8.4.1	Usenet news or similar (asynchronous distributed)	16

8.4.2	Hypernews and the like (central repository)	16

8.4.3	listservers and other mailing lists	16

8.5	Software Management and Distribution	16

8.5.1	Source code distribution for developers	16

8.5.2	Distribution tools       (eg rpm, PACman, AFS)	16

8.5.3	Distribution of ATLAS software environment	16

8.5.4	Documentation	16

8.6	Web Lectures	17

8.6.1	Archive	17

8.6.2	Indexing	17

8.6.3	Producing Web Lectures	17

8.6.4	Software development	17

8.6.5	New developments in this technology	17

8.7	Video Conferencing	17

8.7.1	Room sized systems  (eg Access Grid)	17

8.7.2	Desktop systems (eg VRVS)	17

8.7.3	Vendor Systems (eg Polycom)	17

8.7.4	Hybrid systems (eg phone bridge & VRVS w/o audio)	17

8.7.5	New Developments	17

8.8	Tele-immersion Environments	17

8.8.1	Single site (asyncronous use)	17

8.8.2	Interaction between Remote site (syncronous)	17

8.8.3	Interoperability between different systems/software	17

8.8.4	New Developments	17

8.9	Whiteboard / Notepad	17

8.9.1	Remote whiteboard collaboration,	17

8.9.2	Notepad device	17

8.10	Instant Messaging	17

8.11	New Collaborative Technologies	17

8.12	Liason	17

9	Network Systems	17

9.1	Network Connectivity Requirements	18

9.1.1	Data Distribution Models	18

9.1.2	Tier 1 Connectivity	18

9.1.3	Tier 2 Connectivity	18

9.1.4	Tier 3 and Desktop (Tier 4) Connectivity	19

9.1.5	Uniform Requirements Definition	19

9.2	Network Services	19

9.2.1	Security and Authentication Services	19

9.2.2	QoS/"Service Differentiation"	19

9.2.3	Bandwidth Brokering	20

9.2.4	Monitoring and Measuring Services	21

9.2.5	Multicast (Possible uses for grid computing, concerns and viability)	23

9.3	End to End Performance	24

9.3.1.1	Introduction	24

9.3.1.2	Related Work	28

9.3.1.3	Web100	29

9.3.2	Requirements	30

9.3.3	Host-based Diagnostic Toolkits	30

9.3.4	Network-based Diagnostic Toolkits	30

9.4	Local Site Infrastructure Development	30

9.4.1	Requirements	31

9.4.2	Hardware Infrastructure	31

9.4.3	Liaison and Support	31

9.5	Operations and Liaison	31

9.5.1	Network Operations Centers	31

9.5.2	Liaison	31

9.5.2.1	CERN Liaison	31

9.5.2.2	Tier 1 Center Liaison	31

9.5.2.3	Tier 2 Centers Liaison	31

9.5.2.4	Internet2 Liaison	31

9.5.2.5	ESnet Liaison	31

9.5.2.6	International Networks Liaison	31

9.5.2.7	HENP Networking Forum Liaison	31

9.5.2.8	Grid Forum Networking Group Liaison	31

9.6	Network R&D Activities	31

9.6.1	Protocols	31

9.6.2	Network Performance and Prediction	31

9.6.3	Network Security	31

9.6.3.1	General Security Requirements	31

9.6.3.2	Policy and Standards	31

9.6.3.3	Network Device Security (Routers and switches)	32

9.6.3.4	Firewalls	32

9.6.3.5	Current Events / Exploits / Advisories	32

9.6.3.6	Web Security	32

9.6.3.7	Encryption	32

9.6.3.8	Security Monitoring (passive)	32

9.6.3.9	Security Testing (active)	32

9.6.3.10	Software Tools	33

9.6.3.11	Software Updates	33

9.6.3.12	Node Security	33

9.6.3.13	Authentication/Authorization	33

9.6.3.14	Specific Protocol Security Issues	33

9.6.3.15	Liaison	33

9.6.4	Virtual Private Networks	33

9.6.5	Technology Tracking and Evaluation	33

9.6.6	IETF Liaison	33

9.7	Network Cost Evaluation	33

9.7.1	International Networks	34

9.7.2	Domestic Backbone Use	34

9.7.3	Tier 1 Cost Model	35

9.7.4	Tier 2 Cost Model	36

9.7.5	Next Steps in Network Planning	36

10	APPENDIX A: Network Notes	38

11	APPENDIX B:  Relevant MONARC Information	39

# Introduction

Computing for U.S. ATLAS will rely on a distributed information technology infrastructure, which includes distributed computing resources and data stores interconnected by high-speed networks.   Grid middleware systems will be deployed to utilize these resources efficiently.

# ATLAS Requirements

## Definitions and Simulation

LHC analysis definitions, anticipated activities, and access patterns have been studied and reported in the MONARC Phase 2 Report.  The MONARC report focused mainly on transatlantic links, and the links between Tier 0 and Tier 1 regional centers.

Table 1.  Characteristics of the main analysis tasks (MONARC)

|  | Re-Define AOD, based on event TAG (Tier 0,1) | Define Group datasets (Tier 1) | Physics Analysis Jobs (Tier 2) |
| --- | --- | --- | --- |
|  | Range | Range | Range |
| Frequency | 0.5-4/month | 0.5-4/month | 1-8/day |
| CPU/event (SI95*s) | 0.1-0.5 | 10-50 | 1-5 |
| Input data | ESD | DB query | DB query |
| Input size | 0.02-0.5 PB | 0.02-0.5 PB | 0.001-1TB (AOD) |
| Input medium | DISK | DISK | DISK |
| Output data | AOD | Collection | Variable (DDO) |
| Output size | 10 TB (AOD) 0.1-1TB (TAG) | 0.1-1TB (AOD) | Variable |
| Output medium | DISK | DISK | DISK |
| Time response (T) | 5-15 days | 0.5-3 days | 2-24 hours |
| Number of jobs in T | 1 | 1/Group | 10-100 / Group |

## Use Cases

## Requirements

### Uniform Requirements Definition

### Communication, Liaison

# Grid Architecture

## Architectures Design

## Protocols and Standards

# Grid Software Services

## Grid Software Environments

### Grid Toolkit Support

#### Globus Toolkit Liaison

#### Condor Toolkit Liaison

#### PPDG Toolkit Liaison

#### DATAGRID Toolkit Liaison

#### GriPhyN Virtual Data Toolkit Liaison

## Grid Information Infrastructure

### Resource Specification, Expression

### LDAP Directories

## Grid User Environments

### Grid Portals

Discuss GRAPPA, etc.

## Grid Security Systems

## Grid Workflow Management

### Architecture Definition

Define/adopt and implement a suitable architecture for distributed scheduling and resource management in a grid environment.

### Co-allocation of Resources

Integrate grid tools that ensure optimal co-allocation of data, CPU and network for specific grid-network-aware jobs.

### Distributed Scheduling

Condor has been one of the most successful remote job schedulers over the past ten years[1].  Condor remains in active development and the Condor team is intimately involved in grid planning for the LHC experiments and so Condor is a natural candidate for the job scheduling component of the Atlas grid architecture.  At one level, the task is to integrate a working scheduler with Atlas software (such as Indiana’s GRAPPA[2]) and to use additional remote file addressing capabilities as developed within the Condor team.  At a more ambitious level, though, it may be particularly interesting to make use of the Condor “standard universe.”  In the Condor standard universe, system calls from a remotely running batch job are captured and actually executed on the submitting machine.  This means that, in effect, the remove batch job “sees” the environment of the submitting machine.  In particular, input files are read and output is written on the submitting machine.  If this can be made to work within Atlas, it may allow us to avoid some problems which, although mundane, are also potentially very serious.  In particular

- There would be no requirement for Atlas software to be installed at the remote site.

- We would be less sensitive to the exact OS level of the remote machine.  Only binary compatibility would be required.

- There would be less need to arrange for disk space at the remote site.

- By using Condor “flocking,” there would be no need for a user to have an account at the remote site.

Point 2) may be a serious concern.  At a typical university or laboratory, it will be tempting to pool administrative resources and have facilities which are not Atlas only.  This means that Atlas may not be able to dictate OS level or even what’s in /usr/bin.  In any case minimizing requirements in this area is likely to lead to greater available resources and more “grid-like” operation.

Point 3) may also be a serious concern.  Consider, for example, using 500 Linux nodes at NCSA for an Atlas application.  It may be quite possible to get large CPU resources this way, but much harder to get a long term commitment of disk space and even harder to convince NCSA to go from Red Hat 7.1 to Red Hat 6.2.  If we can transparently make use of such machines, it will be an important practical advance and an important step towards the Grid concept.

The solution above may seem problematic because one is always doing i/o over the network while a job is running.  However, this is no extra burden on the network provided that the results of a job are analyzed or further processed at the point of submission.  One then simply chooses to submit from the location where further analysis is to be done.  If this is not practical, or if there is no need for the standard universe because, for example, all jobs will run at one site, one can choose the “vanilla” universe at job submission time to get an ordinary job scheduler.

#### Connecting the Atlas Grid Sites

If the scheme outlined in section A can be made to work for Atlas applications, the next issue is how to optimally connect the Condor “pools” from the various Atlas sites.  Here it is tempting to use the already established Tier 0, Tier 1, Tier 2, … tree structure.  To simplify things at first, assume that there is one condor pool with one central manager machine at each node of the tree of Tiers.  Let each  node “flock_from” the pool above it in the tree and “flock_to” each of it’s children.  With an easy modification, this can be done so that each Tier has flocking access to all the nodes below it in the tree recursively.  Now we get to take advantage of one of the good ideas in Condor.  By controlling the local configuration file, each node in the tree can maintain control of its resources just as a workstation owner has control over how their workstation gets used.  This sort of arrangement has many potential attractive features:

- By providing easy local control of a Tier’s resources, we make it as attractive as possible to provide useful resources for Atlas computing.

- The administrative load is distributed down the tree.  At the top level, there are huge collaboration-wide jobs that need to be run.  Arranging for a job like this from Tier 0 would only require arrangements with the Tier 1 contacts.  The Tier 1 contacts would contact Tier 2 as necessary, and so on.  This avoids a situation where it takes a huge administrative effort to arrange for a collaboration-wide computing job.

- Load control can be maintained without bureaucratic overhead for small jobs.  Small jobs get run on someone’s PC, larger jobs can be run on the local Condor pool with only local permissions required.  Extra bureaucracy only comes into play when a job is too large for the local pool.  In this case, the normal procedure would be for a user to either get an account or get flocking access to a Tier 0,1,2 center higher in the tree, depending upon where analysis or further processing of the output would take place.

- The tree would make it administratively easier to prevent the system from being saturated.  Just as with scratch disks and other resources, the fact that the people who use the local pool know each other will prevent their system from being saturated.  It is well known that an ordinary batch scheduler alone will not prevent saturation.

- If many CPUs are available at universities, this may allow us to be more effective with hardware purchases since Tier 0,1,2 centers can concentrate on providing effective submitting machines, mass storage and network bandwidth – just what is often missing at universities.

- Ideally, this setup would scale both in the sense that a small job on 10 nodes runs unmodified as a large job on 1000 nodes and in the sense that adding Tiers to the tree requires no change in job submission procedures.

Of course, there are quite a few issues to investigate and tests to make before knowing whether these ideas will work.  Section C outlines a program to test the feasibility of these ideas.

#### Prototyping

In order to measure the feasibility and performance of the ideas outlined in sections A and B, we need to embark on a series of demonstrations involving several sites and using a variety of the main Atlas applications.

Plan:

- Create Linux x86 condor pools at several sites including the prototype Tier 1 and Tier 2 centers in the U.S.  Link the sites with tree-wise flocking.

- Prepare a selection of Atlas applications for running in the standard condor universe.

- Create a convenient procedure for condor_compile linking of Atlas applications within the standard build framework.

- Construct two or three typical batch applications for use with Condor.  This should include at least Atlsim, Atlfast and GRAPPA in both the vanilla and standard universes.

- Identify any constraints on future development of Atlas applications which are to run in the standard universe.

- Test the performance of the standard applications measuring at least

  - Network performance

  - Saturation of the submitting machine in the standard universe

  - Test flocking with variable “x” in x86.

  - Test flocking across Red Hat OS versions.

  - Identify any problems with GRAPPA.

- Evaluate the convenience of the Condor control of the overall Tier resources.

Since the Condor team itself is working on these problems, we expect to take advantage of their work whenever possible.

#### Site Management Applications

We propose that the testing program outlined in section C should proceed in parallel with development and testing of “site management software.”  By site management software, we mean an integrated collection of applications which allow

- Trivial installation and management of both Atlas software and external software needed for Grid operation.

- Uniform access to information about the site: contact person, condor pool information, hardware information, current use, software installed, data available.

- Construction of summaries of how the site has been used.

The idea here is that we would establish an easy procedure for creating a new Atlas Tier node.  This would proceed by first installing a site management (SM) application.  From this point on, installing and maintaining Atlas software must be trivial operations. SM applications would then keep track of Tier/Web/Condor pool connectivity to other sites and will generate uniform web pages to display this.

Concerning point 2), we propose this as a way of unifying a chaotic web situation.  The SM application would generate standard web pages at each site which can then be included as a sub-page of an individual sites main page.  The point is to provide a uniform SM generated subset of web pages so that a site may have their own pages, but also provide a uniform set so that Atlas users can traverse the entire Grid and see the essential information displayed in the same way at each site.

### Uniform Interfaces to Resource Managers

Adapt uniform interfaces to various local resource managers necessary for grid-endabled  ATLAS software programs.

### Grid Policy Management

Develop and implement tools that enforce policies for CPU, data, and network resource usage.

## Grid Data Management

### Generic Interfaces for Mass Storage

Perform development and/or integration of generic, uniform interfaces to heterogeneous mass storage management systems. A Replica Manager manages file and metadata copies in a distributed and hierarchical cache.  Data movers transfer files from one storage system to another one.   The interfaces should encapsulate the details of the local file system and mass storage systems such HPSS and others.   Evaluate storage managers such as SRB: Storage Resource Broker, an system which encapsulates the details of the local file system and mass storage systems such HPSS.

## Grid Monitoring Services

### Grid Monitoring Architecture Definition

### Telemetry Databases

### Grid Performance Monitoring Toolkits

### Grid Resource Management Information Systems

### Grid Operations Centers

Discuss network of grid operations centers.  How are users expected to interact with these centers? Discuss iGOC: International Grid Operations Center to be developed for the iVDGL.

The effective operation of a distributed system requires certain global services and centralized monitoring, management, and support functions.  These functions will be coordinated by the iVDGL Grid Operations Center (iGOC), with technical effort provided by iGOC staff, iSite staff, and the CS support teams.  The iGOC will operate iVDGL as a NOC manages a network, providing a single, dedicated point of contact for iVDGL status, configuration, and management, and addressing overall robustness issues.   Building on the experience and structure of the Global Research Network Operations Center (GNOC) at Indiana University, as well as experience gained with research Grids such as GUSTO, we will investigate, design, develop, and evaluate the techniques required to create an operational iVDGL.  The following will be priority areas for early investigation.

- Health and status monitoring.  The iGOC will actively monitor the health and status of all iVDGL resources and generate alarms to resource owners and iGOC personal when exceptional conditions are discovered.  In addition to monitoring the status of iVDGL hardware, this service will actively monitor iSite services to ensure that they are compliant with iVDGL architecture specifications.

- Configuration and information services. The status and configuration of iVDGL resources will be published through an iVDGL information service.  This service will organize iSites into one or more (usually multiple) “virtual organizations” corresponding to the various confederations of common interest that apply among iVDGL participants.  This service will leverage the virtual organization support found in MDS-2Error: Reference source not found.

- Experiment scheduling.  The large-scale application experiments planned for iVDGL will require explicit scheduling of scarce resources.  To this end, the iGOC will operate a simple online experiment scheduler, based on the Globus slot manager library.

- Access control and policy. The iGOC will operate an iVDGL-wide access control service.  Based on the Globus CAS, this service will define top-level policy for laboratory usage, including the application experiments that are allowed to use the laboratory.

- Trouble ticket system.  The iGOC will operate a centralized trouble ticket system to provide a single point of contact for all technical difficulties associated with iVDGL operation.  Tickets that cannot be resolved by iGOC staff will be forwarded to the support teams of the specific software tool(s).

- Strong cost sharing from Indiana allows us to support iGOC development at a level of two full-time staff by FY2003.  Nevertheless, sustained operation of iVDGL will require a substantially larger operation.  To this end, we will establish partnerships with other groups operating Grid infrastructures, in particular the DTF, European Data Grid, and Japanese groups.  We will also seek additional support.  In addition, we are hopeful that some degree of 24x7 support can be provided by the Indiana GNOC, however further discussion is required to determine details.

#### Requirements and R & D

#### Trouble Ticket System

#### Certificate Authority Services

## Grid Administration Infrastructure

### Grid User Registration System

### Grid Automated Account Management Systems

### Grid Accounting Systems

# Grid Testbeds

## Lessons Learned for Building Large-Scale Grids

Operational infrastructure

Grid technology scaling issues

Steps for Building a Multi-site, Computational and Data Grid

- Establish an Engineering Working Group that involves the Grid deployment teams at each site

- schedule weekly meetings / telecons

- involve Globus experts in these meetings

- establish an EngWG archived email list

- Identify the computing and storage resources to be incorporated into the Grid

- Set up liaisons with the systems administrators for all systems that  will be involved (computation and storage)

- Build Globus on a test system and validate the operation of the GIS/MDS at multiple sites

- use PKI authentication and Globus or some other CA issued certificates for this test environment

- can use OpenSSL CA to issue certs manually

Steps for Building a Multi-site, Computational and Data Grid

- Determine the model of operation for the Grid Information Service (MDS)

- Decide on Netscape LDAP hierarchy ("classic model") vs. Globus OpenLDAP model this may be determined by how large a Grid you plan top build larger Grids may use Netscape of a meta-directory servers at the higher levels (above the GIISs)

- Establish the GIS/resource namespace---be very careful about this.Try and involve someone who has some X.500 experience

- Don't use colloquial names for institutions - consider their full organizational hierarchy when naming many Grids use o=grid as the top level

- plan for a GIS sever at each distinct site with significant resources

- get the GIS operational

Steps for Building a Multi-site, Computational and Data Grid

- Grid Security Infrastructure (GSI) (assuming PKI based)

- Set up or identify a Certification Authority to issue Grid X.509 identity certificates

- Issue host certificates for the resources

- count on revoking and re-issuing all of the certificates at least once before going operational

- validate correct operation of the GSI libraries, GSI ssh, and GSI ftp

- Establish the conventions for the Globus mapfile maps user Grid identities to system UIDs - this is the basic   authorization mechanism for each individual platform - compute and storage

- Establish the connection between user accounts on individual platforms and requests for Globus access on those systems (initially a non-intrusive mechanism such as email to the responsible sys admins to modify the mapfile is best)

Steps for Building a Multi-site, Computational and Data Grid

* Validate network connectivity between the sites and establish agreements on firewall issues

- Globus can be configured to use a restricted range of ports, but it

still needs ten, or so (depending on the level of usage of the resources

behind the firewall), in the mid 700s

- GIS/MDS also needs some ports open

- CA typically uses a secure Web interface (port 443)

* Establish user help mechanisms

- Grid user email list and / or trouble ticket system

- Web pages with pointers to documentation

- a Globus "Quick Start Guide" that is modified to be specific to your

Grid, with examples that will work in your environment

Steps for Building a Multi-site, Computational and Data Grid

* At this point Globus, the GIS/MDS, and the security infrastructure

should all be operational on the testbed system(s). The Globus deployment

team should be familiar with the install and operation issues, and the

sys admins of the target resources should be engaged.

* Next step is to build a prototype-production environment.

Steps for Building a Multi-site, Computational and Data Grid

* Deploy and build Globus on at least two computing platforms at two

different sites.Establish the relationship between Globus job submission

and the local batch schedulers (one queue, several queues, a Globus queue, etc.)

* Validate operation of this configuration

Steps for Building a Multi-site, Computational and Data Grid

* Establish the model for moving data between the Grid systems.

* GSIftp / GridFTP servers should be deployed on the computing platforms and on

the data storage platforms

- It may be necessary to disable the Globus restriction on forwarding of

user proxies by third parties in order to allow, e.g., a job submitted

from platform_1@site_A to platform_1@site_B to write back to a storage

systems at site A (platform_2@site_A)

- Determine if any user systems will manage user data that is to be use

in Grid jobs. If so, the Grid ftp server should be installed on those

systems. (So that data may be moved from user system to user job on the

computing platform, and back)

- Validate that all of these data paths work correctly

Steps for Building a Multi-site, Computational and Data Grid

* Establish a Grid/Globus application specialist group

-they should be running sample jobs as soon as the prototype-production

system is operational

-they should serve as the interface between users and the Globus system

administrators to solve application problems

* Identify early users and have the Grid/Globus application specialists assist

them in getting jobs running on the Grid

-Decide on a Grid job tracking and monitoring strategy

-Put up one of the various Web portals for Grid resource monitoring

A focus on

Directory Services Technology Issues for Large-Scale Grids

Technology Issues for Large-Scale Grids

• Deployment of sizable prototype Grids is revealing many issues for scalability, and R&D will have to address those issues

• Two areas will be discussed here:

Grid Directory Services and security

* Grid Directory Services

• The Grid will be a global infrastructure, and it will depend heavily on the ability to locate information about computing, data, and human resources for particular purposes, and within particular contexts.

• Most Grids will serve virtual organizations whose members are affiliated by a common

– administrative parent (e.g. the DOE Science Grid and NASA's Information Power Grid)

– long-lived project (e.g. a High Energy Physics experiment)

– funding source, etc.

• Grid Directory Services refer to the implementation of the large-scale directory hierarchies needed for global scale Grids (as opposed to the GIS components and protocols that manage and make available information)

Grid Directory Services: User Requirements

• Searching

– The basic sort of question that a GIS must be able to answer is for all resources in a virtual organization, provide a list of those with specific characteristics.

– For example:

– "Within the scope of the Atlas collaboration, return a list of all Sun systems with at least 2 CPUs and 1 gigabyte of memory, and that are running Solaris 2.6 or Solaris 2.7."

– Answering this question involves restricting the scope of the search to a virtual org. attribute and then "filtering" resource attributes in order to produce a list of candidates.

Grid Directory Services: Virtual Organizations

• The Grid Directory Service (GDS) should be able to provide "roots" for virtual organizations. These nodes provide search scoping by establishing the top of a hierarchy of virtual org. resources, and therefore a starting place for searches.

– Like other named objects in the Grid, these virtual org. nodes might have characteristics specified by attributes and values. In particular, the virtual organization node probably needs a name reflecting the org. name, however some names (e.g. for resources) may be inherited from the Internet DNS domain names

Grid Directory Services

Grid Directory Services:

Information and Data Objects

• A variety of other information will probably require cataloguing and global access, and the GDS should accommodate this in order to minimize the number of long-lived servers that have to be managed. E.g.:

– dataset metadata

– dataset replica information

– database registries

– Grid system and state monitoring objects (could be a referral)

– Grid entity certification/registration authorities (e.g. X.509 Certificate Authorities)

– Grid Information Services object schema

Grid Directory Services: Operational Requirements

• Performance and Reliability

– Queries, especially local queries, should be satisfied in times that are comparable to other local queries, such as uncached DNS data for local systems. E.g., seconds or fractions of seconds.

– Local sites should not be dependent on remote servers to locate and search local resources.

– It should be possible to restrict searches to resources of a single, local, administrative domain.

Grid Directory Services: Operational Requirements

• Site administrative domains may wish to restrict external access to local information, and therefore will want control over a local, or set of local, information servers.

– This implies the need for servers intermediate between local resources and the virtual org. root node that are under local control for security, performance management, and reliability management.

– (Note that in the Globus terminology that these intermediate directory servers are called GIISs.)

Grid Directory Services: Operational Requirements

Grid Directory Services: Operational Requirements

Grid Directory Services: Operational Requirements

• Minimal manual management

Grid Directory Services: Operational Requirements

* Security Aspects of Grids

* Users are no longer listed in a single central database at a local site, however positive identification to an entity that can provide human accountability will still be required

* Strong authentication to a globally unique identity

* Grid cryptographic credentials should have a well understood (published) relationship to the human subject

Security Aspects of Grids

* There will be multiple stakeholders for the resources involved in Grid

applications who will probably not have a uniform resource use policy:

Users may have to be authorized separately for every resource that in

incorporated into a Grid application system.

*  Strong, flexible, and easily used and managed policy based

authorization and access control (an R&D topic - see Akenti and GAA)

* Grid services should not weaken security of local systems, and a

security compromise on one platform that is involved in a Grid application

system should not propagate via Grid services to other platforms in the

system.

- careful management of identity credentials

- understanding what credential management clients are trusted (and untrusted!)

- require the use of authenticated control channels (GSI services)

between distributed application components

Security Aspects of Grids

* Grid users will not have control over the security policy of remote

resources (e.g. computing platforms)

- It may be necessary to "rate" systems on their security, and provide

that rating as a system characteristic that may be used in choosing

resources from a candidate pool when constructing the resource base for

a distributed application.

## Requirements

## ATLAS-DataGrid Testbed

## ATLAS-iVDGL Testbed

## ATLAS-PPDG Testbed

# Tier 2 Regional Centers

## Tier 2 Facility Hardware

### Physical Infrastructure

Supply building space, un-interruptable power supplies, HVAC, security, fire suppression systems

Define needs for each of the categories listed: space required X-Y sq. feet, UPS: number and size (VA rating), tones of air conditioning required, type of physical security (card-key, locks, cabinets, etc.)

### Design Tier 2 Physical Infrastructure

## Tier 2 Facility Software

# Tier 3 and Tier 4 Facilities

## Tier 3 (Institute) Facilities

## Tier 4 (Desktop) Systems

# Collaborative Services

ATLAS and LHC will not turn on for another 5 years.  We expect many changes in collaborative services using computer networks in that time, so this is just a list of topics that can be addressed now or in the immediate future.  The task of tracking new technologies is one of the most important.

## Web Services

Web was developed so that physicists could collaborate,

so not much to do.  However, there is some:

- Survey/database of ATLAS related web servers or sites

- Organization of ATLAS web pages

- ATLAS web search engine?

- Catalogue of tools and documentation for web development

- Policy on use of ATLAS logos or identification

- Policy on use of scripting (JavaScript can be dangerous) or other more advanced tools

## E-Mail

Establish policy and standardization with regard to attachments, HTML, active content, and other new formats.   Follow new developments.

## Document Distribution

Determine need for central document archive and distribution system, including version control, access restrictions, indexing.    Possible models are Docushare, D0Notes, and/or the Los Alamos      arXive.  It may be important to standardize on only one system, or it may be important to support several systems for various purposes.

## News Distribution systems

Determine need for on-line news system for distributing     TLAS information.  Determine if existing systems are adequate  now and for future.  There are various modes in which   news can be distributed and will probably need to support several.

### Usenet news or similar (asynchronous distributed)

### Hypernews and the like (central repository)

### listservers and other mailing lists

## Software Management and Distribution

### Source code distribution for developers

### Distribution tools       (eg rpm, PACman, AFS)

### Distribution of ATLAS software environment

### Documentation

## Web Lectures

### Archive

### Indexing

### Producing Web Lectures

### Software development

### New developments in this technology

## Video Conferencing

### Room sized systems  (eg Access Grid)

### Desktop systems (eg VRVS)

### Vendor Systems (eg Polycom)

### Hybrid systems (eg phone bridge & VRVS w/o audio)

### New Developments

## Tele-immersion Environments

### Single site (asyncronous use)

### Interaction between Remote site (syncronous)

### Interoperability between different systems/software

### New Developments

## Whiteboard / Notepad

### Remote whiteboard collaboration,

Use of remote whiteboard devices either alone or with Access Grid

### Notepad device

For remote conferencing between individual physicists, either in pairs or small groups, from desktop to desktop

## Instant Messaging

This new form of communication has become very popular.    It may have utility to remote collaboration by physicists.  New variations on this might turn out to be useful.  The task is to determine whether instant messaging technology is useful to ATLAS, and if so how.

## New Collaborative Technologies

Need to keep up to date on new collaborative technologies.      Track developing technologies which may not be ready yet.  Explore those that might be ready, test them, and "play" with them.

## Liason

Liason to other organizations interested in or working on collaborative technologies.

# Network Systems

The advances in networking over the last 30 years have allowed us to propose computing models such as the grid and hierarchical computing to solve our computing needs.  The increased importance of the network is easily understood.  Computers in the 1960s and 70s had minimal network connections.  Dial up lines running at BITS per second were the norm.  Computers accessed data and code locally from memory or disk.  As the ability to interconnect computers increased, first email and then the World Wide Web became popular.  Data and software could be remotely accessed in much the same way as accessing it from local storage. Permanent network connections became the norm.  As persistent, reliable interconnects reached speeds of 10+ megabits per second, people realized the model of the computer could be extended to encompass networks of computers, allowing massive leveraging of resources for specific tasks.  In this brave new world of the grid we must not forget that it is the network which underpins the whole model.  If the network fails to provide the required bandwidth and services the grid model will fail to provide a viable computing environment.  In this new virtual computer the network becomes the virtual “bus”, interconnecting storage, memory and CPU.

In the sections below we will discuss the major network requirements, services, research and costs to enable a robust grid environment and viable computing infrastructure.

## Network Connectivity Requirements

This section outlines the general requirements for network capacity and suggests ways in which these requirements may be estimated and expressed.  It also describes the major cost elements of providing the network connectivity, with emphasis on the high-performance network requirements of interconnecting Tier 1 and Tier 2 sites and providing scientists across the US with access to these sites.  It concludes with comments on some possible next steps in planning to meet the networking requirements of US ATLAS.

### Data Distribution Models

### Tier 1 Connectivity

### Tier 2 Connectivity

The MONARC report focused mainly on transatlantic links, and the links between Tier 0 and Tier 1 regional centers.  Here we begin the process of the US network environment planning, with particular focus on Tier 2 sites. To extend our knowledge significantly beyond the scope of the MONARC report is one purpose of Data Challenge activities planned for US-International ATLAS.

We have added “DDO” to indicate Derived Data Objects, such as N-tuple files, which are analyzed on the desktop, or perhaps over a high performance storage area network located at a Tier 3 university.  From this table, which excludes data transfers related to Monte Carlo simulations, we can infer the scale of the aggregate data rates into/out of Tier 2 centers.

Aggregate rate = AOD loading (in)+ AOD archiving (out)+ DDO (out)                        =10 TB ×4month×2+0.1 TB×40day                        = 6.67 TB/day                        = 77 MB/sec                        =0.6 Gbs

This estimate is quite uncertain, perhaps good to a factor of 2, but should be considered on the conservative side.  It should also be noted that this aggregate rate spans different types of network service, the majority of it occurring during business hours.    It seems prudent that a Tier 2 center should be expected to provide wide area network connectivity of at least OC48, or 2.45 Gbs.

### Tier 3 and Desktop (Tier 4) Connectivity

### Uniform Requirements Definition

## Network Services

A common view of the network is the it provides a service analogous to the phone company: it interconnects computers like the phone network interconnects phones.  In this view it is the network engineers job to provide a “dialtone” to all users of the network.  However, grid computing and collaborative tools will require substantially more than just a connection from the network.  Grid computing will require scheduling of network resources, just like it must schedule other computing resources like disk, CPU and storage.  Moreover the “network resource” may not be simply bandwidth, but could include requirements on packet jitter, delay and packet loss which can critically impact many interactive or real-time applications. The ability to schedule resources, once the ability to reserve them exists, requires security and authentication services which can work between many different security domains.  The next few sections discuss some of these future network services we will require.

### Security and Authentication Services

### QoS/"Service Differentiation"

The Grid  Data Management  Model   put forward by  ATLAS as  well as

GriPhyN requires replica  consistency across distributed databases and

distributed computation.  The data  traffic on the  ATLAS grid  can be

envisioned  as   of  two  different  classes:   large  datasets  being

transferred across  centers at  regular (or, predictable)  periods for

updating or creating databases. This  class of traffic requires a high

bandwidth but may  not require low values of jitter  or delay. In case

of a connection-oriented application protocol such as ftp over TCP/IP,

the packet loss can be tolerated to certain extent. On the other hand,

any  computation  being performed  on  the  Grid (involving  computing

resources and databases across multiple sites) will require not only a

high   peak-rate,  but   also  small   values  of   loss,   delay  and

jitter. Therefore, it is proposed  that the ATLAS project will utilize

the  differentiated   services  framework  as   being  implemented  in

Abilene/Internet2 to distribute and analyze data.

The IETF  working group  on Diffserv has  put forward the  proposal of

Expedited  Forwarding  (EF)   per-hop  forwarding  behavior  that  can

guarantee  specified  rate,  delay  and  jitter  per  aggregate  flow.

Internet2 has created the QBone Premium Service (QPS) as an equivalent

to  providing EF  service to  data  traffic across  Abilene.  In  this

framework, a  QPS reservation  requests resources and  is subsequently

granted a peak  rate of EF traffic at a specified  MTU and an explicit

bound  on  jitter.  Each   reservation  is  also  characterized  by  a

diffserv-domain-to-diffserv-domain   router  and   a   specified  time

interval (starttime,  endtime).  Therefore, a  complete reservation has

the  structure:  (source,   destination,  route,  starttime,  endtime,

peakrate, MTU,  jitter). Since majority of the  traffic under US-ATLAS

will  be routed on  the Internet2,  the following  recommendations are

made:

- classify ATLAS  data traffic into several classes,  each with it's tolerable  limits (i.e.  minimum  and maximum bounds)  on peak  rate, delay, jitter, packet loss, duration and time of day. This will depend on the  type of  center (i.e.  Tier0, 1, 2  etc.) and  the application associated with the data.

- work with  Internet2 QoS Working Group and  the network engineers to  ensure that  the DS  domains  within Internet2  support the  ATLAS traffic classes. This is crucial since Internet2 will eventually carry a broad  spectrum of  traffic that varies  both in its  sensitivity to network performance as well as  in relevance to research and education missions.

- perform a  simulation of  ATLAS  traffic classes  on a  Gigabit Diffserv testbed such as at Michigan so that traffic parameters can be determined as per specific application needs.

- set  up client systems  at Tier 0,  1 and 2 centers  with direct connections to Abilene/Internet2 (i.e.  no or minimal traffic delay or loss  in  the  stub  network)   and  perform  tests  so  that  in-time calculation,  capture  and distribution  of  ATLAS  data are  possible within the participating centers.

- assign one staff member who can keep track of recent developments in  Diffserv,  RSVP  and  other  recent protocols  such  as  MPLS  and lambda-switching;  and  suggest  service differentiation  schemes  for ATLAS data grid.

### Bandwidth Brokering

A bandwidth broker (BB) manages resources across a network, and at the

edges  of diffserv  domains.  BBs  may span  one  or multiple  domains

depending on the architecture of a particular network and it's peering

policies. A  request for resource  allocation and reservation  from an

end-user may  be granted  by an  edge router of  a diffserv  domain in

cooperation with  a bandwidth broker. If the  request includes network

resources outside  the user's local  domain, the bandwidth  broker may

perform  some form  of  admission  control as  per  the service  level

agreements  with   the  adjacent  autonomous  domains.   Some  of  the

functional requirements  of a bandwidth broker may  overlap with other

mechanisms  proposed such  as policy  server, policy  services manager

etc.  In  complex  networks,  bandwidth brokers,  policy  servers  and

network management systems may be  integrated into a single system. In

it's most  basic form,  a bandwidth broker  collects and  monitors the

state of QoS  resources within its own domain as well  as at the edges

of its  peering domains. Across  domain boundaries, the  service level

agreements  are often  enforced  on aggregate  traffic  and rarely  on

individual flows.  Therefore, a  bandwidth broker may  have to  map an

incoming individual  resource request to one of  the aggregate traffic

classes being supported across a domain. In this model, the ingress

routers to a diffserv domain typically does policing and the egress

routers perform shaping so that the core of the network remains simple

and manageable.

The  QBone  Signaling  Design  team  is  working  on  the  design  and

architecture  of  the  SIBBS  (Simple  Inter-domain  Bandwidth  Broker

Signalling)  framework.   The protocol  description  was completed  in

March, 2001  and a prototype implementation is  expected by September,

2001. Besides  SIBBS, a prototype  BB has  been implemented  in Globus

called  GARA  (   General-purpose  Architecture  for  Reservation  and

Allocation). It can provide quality  of service for different types of

resources, including netwroks, CPUs,  batch job schedulers, disks, and

graphic  pipelines; and  include mechanisms  for advanced  as  well as

real-time  reservations  in a  Globus-enabled  Grid.  The CANARIE  ANA

Bandwidth Broker  is also  another example. It  was developed  for the

Canadian educational  network CA-NET by British  Columbia Institute of

Technology.  Finally, a prototype for cross-domain bandwidth broker is

being developed  at the Real-Time  Computing Laboratory (RTCL)  at the

University of  Michigan, targeting software routers such  as Linux and

high-end Cisco routers.

The following suggestions are made with respect to Bandwidth Brokering

for ATLAS:

(i) study the different frameworks being proposed and choose a framework

that will guarantee both intra-domain and inter-domain bandwidth and

other network parameters (delay, jitter, packet-loss).

(ii) work with the various groups to ensure that signalling protocols

and inter-BB messages are standardized so that end-to-end performance

guarantees are met across Tier0, 1 and 2 sites.

(iii) if possible, integrate BB as part of the Grid software so that

applications can take advantage of reservation of network resources

via an API (Application Programming Interface).

(iv)  demonstrate a prototype BB on the ATLAS Grid testbed in

conjunction

with diffserv as outlined in section 9.2.2.

### Monitoring and Measuring Services

Performance measurement and monitor for network system is one of the major issues in the Grid Computing. To improve network quality of service, system administrators should evaluate how their systems are working, and should operate their systems to meet the grid-computing requirement, grid users' requests, discover problems, and optimize the performance. Here the Quality of Service for network consists of several aspects: access delay, processing time, and data transfer bandwidth and propagate delay, percentage of loss, and so on.

Many ways to monitor and measure network performance have been developed so far, such as iperf, traceroute, tcpdump, pchar, pipechar and tcptrace. However, performance measurement and monitoring are still difficult because of the lack of effective tools to evaluate network system usability for grid computing.

The goal of our work is to develop a performance evaluation tool for network system quality of service based on existing tools. In our approach, we measure network performance through mechanisms installed in the grid nodes.

The purpose of this measurement tools are to understand what network performance a grid application can utilize. These tools can reside on the local grid node, and they can create a network performance log database that can be used by grid resource managers, network diagnoses experts.

In this plan, we will discuss the requirements of a monitoring tool for grid network performance, propose a network monitoring paradigm, provide a short term plan on the design and implementation of the network performance monitoring tool.

The requirements of a network performance monitoring tools

Based on the network quality of service, a monitoring tool has to meet the following requirements, but not limited by these requirements:

- The tool should be able to monitor and measure the performance in different levels, grid application level, grid level, and network level. The overall performance can interrelate with all these level. A good monitoring tool should monitor any factor affecting the overall performance. First, a tool is able to measure the throughput (bandwidth) and propagation delay at the level of grid application. If the underlying grid environment cannot guarantee 100% service (information could be lost during transfer), the monitoring tool is able to detect the percentage of loss. For example, a grid user copies a catalog from one site to another site, what is the bandwidth he/she can get. As we know, our performance monitoring tools aim to improve the overall performance for end users. Understand the performance they are experiencing is the first step. Secondly, a tool should monitor the performance of TCP/UDP stack. Most Grid software, such as GridFtp, GSI enabled ncFtp, run on top of TCP/UDP. By monitoring the performance of TCP/UDP, the tool can provide grid resource manager information on how to select a remote site and the path to that site. The tool can help system administration to discover the problem existing in TCP/UDP stack, and optimize the performance of the network. Finally, a tool should also monitor the performance of the datalinks. By measuring the datalink performance, the monitoring is able to provide information on data link, such as the latency of the data link, the actually bandwidth of the data link, and the percentage of loss. The tool can also measure the datalink usage.  Network specialist to detect network path problem and optimize the network configuration will use this information.

- The tool should handle various kinds of datalinks. The Internet has been used on various datalinks such as Ethernet, FDDI, Token Ring, Integrated Services Digital Network (ISDN), and so on. Therefore, the measurement method should be independent of the datalinks.

- The monitoring tool can run in simulation mode and provide performance statistics on all levels of network.  It can provide all kinds of simulations, for example, simulate many small file transferring, parallel data transferring, big file transfer.

- The measurement tool should be able to be applied to existing grid applications without any major modification. By designing user-friendly API (Application Program Interface), library modules, the application can get the running time performance factors.

- The measurement tool should be able to be plugged to running systems. It is difficult to measure all performance factors by running simulation. The real running system will have different performance behavior when the different applications run on it. It is not possible to simulate all of these applications. The best solution is to monitor the running system.

- The measurement tool should be able to be applied easily to any site which participants the performance monitoring. The tools should be independent on the platform of the site, the Operating system. It can be easily compiled and installed locally.

- Since the monitoring can be used by regular users, system administrators and network administrators. The interface should be user-friendly.

- The measure and monitoring tools should not consume too much system resources.

- The measurement tool should be interactive with Grid Resource Allocation Manager and Grid Meta-computing Directory Services (MDS) to provide the current network status.

- Network performance monitoring is a part of performance monitor for grid facility.  The measurement tool should be easily incorporated into a grid facility monitoring toolkit. Therefore, the network-monitoring tool should provide the network system status and information in a uniform, efficient format, i.e. the tool needs to produce readily interpretable data.

The system paradigm for grid network monitor tool:

The goal of the performance is to provide a suitable, efficient framework to measure the network performance. The framework will monitor the actually network performance for the different levels: Grid application level, TCP/UDP level, datalink level. The framework will be deployed in end system.

Grid Application

Grid Software

TCP/UDP

Datalink Layer

IP Layer

Grid Observation

TCP/UDP Observation

Datalink Observation

Monitor

Performance DB

Network

Visualization

Module

Monitoring

Daemon

The monitor has three layers, Grid Observation Layer, TCP/UDP Observation Layer and DataLink Observation Layer. Each Observation listens on the traffic between two network entities (layers), and calculate the performance of the traffic, put the result into database. The visualization module reads the data from database; output the result in graphical mode. The Monitoring Daemon can export the performance data to the Grid Resource Manager.

Design and Implementation:

The existing network monitor tools are scattered in Internet. We do not want to reinvent these tools. Our monitor tool can make use of these tools. We need an efficient wrapper to pack all of these tools together. For example, the datalink observation layer can be replaced by pathchar or pchar. The TCP/UDP observation can use tcpdump and tcptrace to monitor the network performance. We can use truss to intercept the grid function calls and system calls. Grid Observation Layer can analyze the intercepted system calls. The design and implementation of Netlogger will be used in the Grid monitor tool to monitor the end-to-end application, generate

pathchar is used to estimate per-hop bandwidth, propagation delay, queue time and drop rate. It sends a series of packets with random payload sizes over defined period of time to each hop in a path. The reasoning is that it will provide a more accurate assessment of real world network conditions. pchar is a tool to characterize the bandwidth, latency, and loss of links along an end-to-end path through the Internet. It is based on the algorithms of the pathchar.

Tcpdump is a tool used to echo packet information up to and including payload content, to standard output or a file. The packet information is gathered from the local network interfaces after it has been placed in promiscuous mode.

Truss: The truss utility executes the specified command and produces a trace of the system calls it performs, the signals it receives, and the machine faults it incurs. Each line of the trace output reports either the fault or signal name or the system call name with its arguments and return value(s). System call arguments are displayed symbolically when possible using defines from relevant system headers; for any path name pointer argument, the pointed-to string is displayed.

NetLogger includes tools for generating precision event logs that can be used to provide detailed end-to-end application and system level monitoring, and tools for visualizing log data to view the state of the distributed system in real time. NetLogger has proven to be invaluable for diagnosing problems in networks and in distributed systems code. This approach is novel in that it combines network, host, and application-level monitoring, providing a complete view of the entire system. NetLogger monitoring allows us to identify hardware and software problems, and to react dynamically to changes in the system.

### Multicast (Possible uses for grid computing, concerns and viability)

Most network users are only vaguely aware of the different types of IP connections available.  Most probably think in terms of unicast when considering how packets move about the internet.  Actually there are three primary types of IP transmission: unicast, broadcast and multicast.  Unicast is the most common: it transports a packet from a specific IP address (source) to a specific IP destination.  Broadcast packets are transmitted to all network interfaces within a “broadcast domain” (a region delimited by routers/layer 3 devices).  Multicast is a special way of transmitting from one source address to (potentially) multiple destination network interfaces. It is ideal for supporting applications like video and audio broadcasting, collaborative computing and any application which needs to send to a group of receivers simultaneously.

The primary benefit of multicast is a significant savings in bandwidth when multiple destinations need to receive the same information.  Imagine a video server that provides a 1 Mbps video stream.  If this is transmitted via unicast, each client who wants to view the stream will cause another 1 Mbps data flow to be added to the network.  Ten clients cause the server to emit 10 identical packets, one per client.  With multicast, the packet is sent once to a special multicast IP address.  It is the responsibility of the network to route this packet to all destinations which “subscribe” to this address.  The Internet Group Management Protocol (IGMP) provides the means to automatically control and limit the flow of multicast traffic thru the network.

US ATLAS needs to carefully evaluate the benefits and liabilities of utilizing multicast to enable some of its needed applications.  Thorough analysis of the impact of multicast on the network and the overhead to manage and support it is required.  A recommended course of action:

- Define use cases for multicast in a grid environment

- Define use cases for collaborative tools

- Research requirements for enabling multicast on a LAN. Provide an installation document focusing on common switch and router configurations.

- Test implementation in a production environment.  Define a set of measurables of network performance and compare multicast+configuration case with unicast and no configuration.

- Evaluate overhead to supporting multicast.  Identify problem areas and estimate amount of additional network management required to support

## End to End Performance

Distributed application performance problems traceable to poor TCP

performance has been identified as a major source of performance degradation

in high-performance applications. The root causes of poor TCP performance

are difficult to isolate and diagnose, and the effects of tuning efforts on

TCP throughput are often difficult to gauge. This paper describes some of

the sources of poor TCP performance, and a method to diagnose some of these

problems based on a combination of existing performance tools and the Web100

tuning package. An example of tuning an application developed for the

Visible Human Project to improve TCP performance by a factor of four using

this approach is described.

#### Introduction

Distributed application performance problems traceable to poor TCP

performance has been identified as a major source of performance degradation

in high-performance applications [1]. Appropriately provisioned network

infrastructure is essential for providing support for high-performance

networking. However, lack of proper host tuning and unexpected levels of

packet loss can adversely affect actual network performance to the extent

that it can nullify the benefits of investments made in improving the

network infrastructure to support high-performance networking. Most

operating systems are shipped with an overly conservative set of network

tuning parameters that can severely degrade aggregate TCP performance on

wide area networks.

Applications can greatly benefit from application and host tuning efforts

targeted at improving aggregate network performance.   Measurements of the

Edgewarp application [2] written for the Visible Human project at the

University of Michigan [3] has shown that the effects of poor host and

application tuning can seriously degrade bulk transport performance

necessary for delivering images by at least a factor of four.

System effects other than inadequate host tuning can also affect end-to-end

performance. Software bugs in the implementation of TCP on host systems can

contribute to poor TCP performance in very subtle ways [4, 5].

1.1 Actual TCP Bandwidth Delivered to the Application

If a host and application are properly tuned, effects outside the control of

the host and application can adversely affect network performance.

Limitations on TCP bandwidth arise from the effects of packet loss and

packet round trip time on the network path between hosts. The TCP Slow Start

and Congestion Control algorithms [6] probe the network path between the

sender and receiver to both discover the maximum available transfer capacity

of the network and at the same time minimize the effects of overloading the

network and causing congestion.

Mathis [7] described the relationship between the upper bound of TCP

bandwidth  , packet round trip time  and packet loss  by the equation

(1)

To achieve substantial network performance over a wide area network that has

a relatively large  , the required maximum packet loss rate  must be very

low. The relationship derived by Mathis for the maximum packet loss rate

required to achieve a target bandwidth is defined by the relationship

(2)

For example, if the minimum link bandwidth between two hosts is OC-12 (622

Mbps), and the average round trip time is 20 msec, the maximum packet loss

rate necessary to achieve 66% of the link speed (411 Mbps) is approximately

0.00018%, which represents only 2 packets lost out of every 100000 packets.

Current loss rates on the commercial Internet backbone [8] are on the order

of 0.1%, which puts a hard upper limit on the potential bandwidth available

to an application.

Recent work [28] has demonstrated that packet losses come in bursts of

consecutive packet losses that may be due to the drop-tail queuing mechanism

in routers [29]. As the implementation of the RED queuing mechanism becomes

more widely deployed across the Internet infrastructure, this characteristic

may change. Given the burst behavior of packet loss, obtaining significantly

small packet loss rates may be very difficult. Looking at equation (1), it

is apparent that increasing the MSS from the usual default value of 1500

bytes to the "jumbo frame" size of 9000 bytes can increase the upper limit

on TCP bandwidth by a factor of six.

Recent experiences of one of the authors demonstrated that increasing the

MSS by a factor of three from 1500 to 4470 bytes increased TCP throughput by

a roughly equivalent factor.

##### "Bad" Application Network Behaviors

Application developers have learned to overcome poor TCP performance with a

toolkit of "bad" (from the network administrator's perspective) behaviors.

The first approach usually taken is to abandon the TCP transport service and

to rely on UDP along with a transport layer written for the application. In

this approach, the application simply transmits packets as fast as it can.

If any packets are lost, the application either drops them (as in the case

of multimedia applications), or performs packet retransmission on an

application level. This approach is considered "bad" for several reasons. If

an application is injecting UDP packets into the network at a high rate, the

network infrastructure has no way of signaling back to the application that

the flow is congesting the network and affecting other users of the network.

If the other users of the network are being "good" and using TCP for their

connection, the UDP stream takes an unfair share of the available network

bandwidth [9, p. 246].

The second approach is to open parallel TCP network sockets between

applications, and utilize software controlled striping of the data across

the sockets, similar to disk striping [10]. This approach attempts to take

more than the host's fair share of network bandwidth from other users of the

network to deliver a higher aggregate network bandwidth to the end hosts.

Other Sources of Poor Network Performance

Even when the end hosts are properly tuned, and the network packet loss rate

is acceptable, other factors that may adversely affect application network

performance come into play. Each of these factors should be considered in

turn when diagnosing poor network performance, since a fault at a lower

layer will affect performance in all of the layers above it.

At the physical layer, network cables that are not within specification

limits can be a significant source of poor performance. A general rule of

thumb is that Cat-5 cables are good for 10-BaseT, Cat-5 enhanced cables

(Cat-5e) are good for 100-BaseT, and Cat-6 cables are good for gigabit

Ethernet over copper. Network adapters are very good at getting around bad

cables by decreasing their throughput or using data-link layer CRC

correction to compensate for a cable that is operating below specification.

An additional source of problems is host network adapters that are

configured to operate at half-duplex mode rather than full-duplex mode.  If

both the network switch and the network adapters support full-duplex

transfers, both sides should be set to full duplex. If excessive losses are

encountered in full-duplex mode, the cabling between the host and switch

should be tested or replaced.

At the data link layer, there are several potential sources of problems.

First, if the maximum transmission unit size (MTU) of the frame level

packets is set too low, TCP connections will suffer from poor performance.

On 10 and 100 Mb/sec Ethernet, all adapter cards enforce a 1500 byte MTU

limit. On some Gigabit Ethernet cards, the MTU can be set to a "jumbo size"

9000 byte frame. If we look back at equation (1), it's obvious that

increasing the MTU size (which is MSS + IP header) by a factor of 6 can

increase TCP bandwidth by a factor of 6! Unfortunately, most network

switches and routers have a hard 1500 byte MTU limit that cannot be changed.

On the host side, another source of potential problems in the data link

layer is the number of CPU interrupts per second that are required to

service the network adapter. If a transfer is occurring at gigabit Ethernet

speeds, with a limited 1500 byte MTU, the network adapter and CPU must

service over 83,000 packets per second. If the network adapter requires

service from the CPU for a small number of packets, the CPU will be

overwhelmed with servicing network adapter interrupts [11]. The device

driver must be configured to permit an appropriate degree of packet

coalescing to take advantage of the network adapter's packet buffer.

Finally, the size of the transmission queue in the operating system

(txqueuelen in Linux) can affect the packet loss rate on the host. Finally,

the PCI slot where the network adapter card is placed can have an impact on

performance. Some motherboards, such as the Intel L440GX+[40], have dual PCI

busses, with specific PCI slots that are enhanced. If a host contains RAID

adapters as well as network adapters, careful consideration of adapter card

placement can have an impact on the aggregate performance of the complete

system.

In the network layer, there are several potential sources of problems.

First, packet loss and round trip time affects TCP bandwidth as described

above in equation 1. Second, there may be a network configuration error that

routes traffic through an inadequate data link, or that adds unnecessary

additional hops in the path between the hosts. This problem can be

especially difficult to diagnose if any IP encapsulation (such as AAL5 for

IP over ATM) occurs on the network path, since IP based network tools (such

as traceroute) do not have the ability to adequately penetrate an ATM cloud

to diagnose ATM problems.

In the transport layer, mistuned host TCP options are a very common source

of problems. Section 3 of this paper will describe some of these options and

demonstrate how the can affect TCP performance.

Finally, the network I/O characteristics of the application can dramatically

impact TCP performance. Application developers should consider

multithreading their applications to decouple network I/O from computation.

Chapter 6 of Steven's text [31] is a good starting point for these efforts.

At this point it is important to note that if a problem exists at a lower

layer in the network, such as the physical layer, efforts directed at tuning

high layer components to improve performance may not deliver the expected

results. For example, if a physical link is improperly configured to operate

at half duplex, attempts to increase performance by optimizing network

routes may yield little if any results. Thus, when diagnosing application

network performance problems, it is important to make sure that tuning

opportunities at each layer are explored.

##### Web100

The remainder of this section will discuss experiences using Web100 for host

and application TCP tuning. Web100 [12] has been used with great success for

identifying and diagnosing the symptoms and causes of network performance

problems and for immediately measuring the effects of performance tuning. It

is hoped that the work described in this paper will be useful to application

developers and system administrators for tuning their host systems and

improving network and application performance

#### Related Work

The suite of tools that are currently available for measurement and

diagnosis focus on specific characteristics of network performance. The

tools most frequently used include ping, traceroute, tcpdump, pchar, and

Iperf. Tools designed for network specialists include Treno, and TCP

testrig. This section will briefly describe each of these tools and how they

are currently used for diagnosing network performance problems.

##### General Tools

The network measurement tools available to application developers and system

administrators can measure physical data-link bandwidth, round trip time,

loss rate, router buffer sizes at each hop in the network, and measure

end-to-end network bandwidth between hosts.

The UNIX ping utility is used to transmit and receive ICMP Echo packets to a

destination host to determine if the host is reachable, to measure round

trip time (RTT), and to measure packet loss on the network path to the host.

The RTT measurements made by ping can be used to estimate the "pipe"

capacity (capacity = BW * RTT) of the network between two hosts. Since the

test load put on the network by ping consists of small periodic ICMP

packets, the packet loss rate is not very useful for determining available

TCP bandwidth using equation (1). The RTT measurement, however, is useful

for determining the maximum packet loss rate necessary to support a desired

bandwidth in equation (2).

Traceroute [16] is used to discover the IP network route between two hosts

and the RTT to each hop in the network route. Traceroute is used to diagnose

routing problems between hosts.

Tcpdump [17] is a packet capturing and display utility that displays all

packets on a network segment connected to a network adapter that is

configured in "promiscuous mode'. Tcpdump is used to debug network protocols

and to passively monitor the network traffic on a LAN segment.

Pchar[13] is a tool that measures bandwidth, round trip time, and router

buffer space on every data link on the network path between two hosts. Pchar

is used to diagnose and identify data link bottlenecks in the network path

between two hosts. Pipechar [14] is another tool that can be used in

conjunction with Pchar to further examine network bottleneck

characteristics.

Iperf [15] is a tool that measures TCP and UDP transfer rates between host

pairs. Iperf is used to estimate the maximum network bandwidth available to

an application and to investigate the relationship between UDP packet

injection rate and packet loss on a network between two hosts.

There are many projects working on designing and developing user-level

network bandwidth prediction and management tools. These projects include

Network Weather Service [18], NetLogger [19], and  Gloperf [20]. A complete

list of network measurement tools can be found at the NLANR website

http://ncne.nlanr.net/software/tools/.

##### Network Specialist's Tools

A small set of end-to-end performance measurement tools, such as Treno [21],

TCP Testrig [22], are available, but the use of these tools requires an

extensive knowledge of the characteristics of TCP and networks along with

privileged access to network devices in the host operating system. To

address these problems, Web100 was developed by a team at Pittsburgh

Supercomputing Center to provide a window into the characteristics of a TCP

connection for application developers and systems administrators.

Treno is a tool that performs a single stream transfer over a simulated TCP

connection to diagnose TCP performance problems. TCP Testrig is a TCP test

harness that is used in combination with tcptrace, xplot, tcpdump, and a TCP

debugging flowchart [23] to aid specialists in characterizing and diagnosing

TCP tuning problems.

Both Treno and TCP Testrig require a user to have an in-depth knowledge of

the TCP protocol and network characteristics to realize maximum results.

##### Using Tools to Diagnose TCP Problems

An application developer or systems administrator use of a combination of

these general and specialist's tools to diagnose and correct host and

application tuning problems, but there are several drawbacks to this

approach.

First, to make a fair estimate of the characteristics of the system under

measurement, many measurements and data points must be collected, and

systematic sources of error (such as time of day) need to be taken into

account to eliminate artificial effects. Second, some of the tools (pchar,

for example) require such a long time to run that the results of the

measurement may not accurately reflect the current state of the system under

measurement. Third, some components of the network path (such as switched

ATM clouds) are resistant to IP based measurement techniques. Finally, a

high degree of expertise in network and operating systems is required to

realize fruitful results from the use of these tools.

#### Web100

To provide an integrated performance measurement and diagnosis tool for

specialists, application developers and systems administrators, the Web100

project [12] is developing software that will provide kernel level access to

internal TCP protocol variables, settings, and performance characteristics

for instantaneous feedback on TCP performance characteristics.

The current implementation of Web100 consists of two major components. The

first component is the set of Linux kernel modifications that export TCP

measurements, variables, and settings through the Linux '/proc' interface. The second major component of Web100 is the graphical user tool, Diagnostic

Tool Builder (dtb), which provides an interface to the Web100 TCP

instrumentation in the form of numerical displays, bar graphs, and pie

charts of the data values provided by Web100.

### Requirements

### Host-based Diagnostic Toolkits

### Network-based Diagnostic Toolkits

The end to end performance includes: the performance of both hosts on the two ends to their wall jack, the performance of the wall jack to wall jack.  In this section, we are concerned with the performance of the path from wall jack to wall jack. For a give path, it includes local site network infrastructure, routers, firewalls, wide area network. There should be measurement system that allows a person to query current performance, to determine whether this performance is typical for this path, and what is the theoretical performance of that path. In short, the goal is to enable segmental end-to-end measurement, monitoring, and analysis of  a network infrastructure that carries IP and ICMP packages in a systematic manner on a links which have local cable, fiber, switch, router, firewall, network).

Generally, a network diagnostic infrastructure will have two parts, monitoring system and analysis tools. The monitor tool can monitor any segment in a network path. The analytical tools use the information gathered from monitoring tools to isolate and identity problems in the networks. The general analytical method to diagnose the location of a problem is “divide and conquer”. The success of a diagnostic tool relies on the detailed accurate and flexible monitoring result. The diagnostic toolkits should satisfy the following requirements:

- The measurement tools in the diagnostic toolkits should be standardized.

- The diagnostic tools should be distributed efficient efficiently along the network path. The way of distributing the toolkits will affect the accuracy of pinpointing where the problem is, it also affect the cost of diagnostic structure. The toolkits are able to be deployed in heterogeneous hosts.

- The monitoring machine should have uniform diagnostic interface so that a method can trigger monitoring and collect result independent to the type of the machine.

- A mechanism for adding new tests and monitoring service to the existing diagnostic system  should be in a standardized, controllable manner. It is very hard to fix the range of monitoring and test due to the dynamics of the modern networks. Therefore, the diagnostic machine should be expandable and add new services in a systematic way.

- Security should be a key design consideration.

Implementing the diagnostic system. The implementation should include the following activities:

  - Define a standardized set of measurement sets. These measurement sets can be implemented on a range of environment. The standard should also define the interface to the measurement tools: this includes how the control parameters, initial conditions can be input to the tools, how the result can be stored, retrieved.

  - Survey the existing monitoring and diagnostic tools. Determine whether there is already a core set of measurements and tools on which can be ported into our diagnostic system.

  - Build a diagnostic repository. We can save all examples of existing problem and solutions for them. We can expect that network problem can repeatedly happen in wide area network. The knowledge database can save the repeated effort for the same problem happened in different time and locations.

The main purpose of diagnostic tools is to find the problems existing in the network path and solve them. In addition to this purpose, we need to prevent them happening. Therefore, we need to identity and fix any protocol-specific issues which cause the problem. We need to make use of desirable protocol enhancements for better performance; We also identify the desirable router and firewall enhancements; Another effort is to exchange the performance diagnosis information with other research groups who focus on the network performance, for example: Web100, internet 2 and other US experiments

## Local Site Infrastructure Development

### Requirements

The ATLAS computing model requires high performance networking infrastructure in place at all participating institutions.  The Tier 0 thru Tier 2 sites will have the necessary infrastructure by design.  The major backbones (ESNet, Internet2, regional networks) will also provide all necessary bandwidth and services based upon feedback and planning by groups like ATLAS and others.  What of the other institutions who are participating in ATLAS?

Each institution is going to need to insure their local infrastructure can provide the network bandwidth and services from their desktops to the regional network gigapop.

### Hardware Infrastructure

### Liaison and Support

## Operations and Liaison

### Network Operations Centers

### Liaison

#### CERN Liaison

#### Tier 1 Center Liaison

#### Tier 2 Centers Liaison

#### Internet2 Liaison

#### ESnet Liaison

#### International Networks Liaison

#### HENP Networking Forum Liaison

#### Grid Forum Networking Group Liaison

## Network R&D Activities

### Protocols

TCP/IP, UDP/IP, RTP, IPV6, DWDM, IP over , …

### Network Performance and Prediction

### Network Security

#### General Security Requirements

[General definition of security, levels of security.]

Establish general network security requirements for ATLAS.

#### Policy and Standards

- Overall Security Policy

- Standards and Best Practices

- Exceptions

#### Network Device Security (Routers and switches)

Determine requirements.  Catalogue vulnerabilities

or known problems.  (eg.  hub vs switching, telnet sniffing)

Make recommendations .

#### Firewalls

Determine requirements, make recommendations for

standards or best practices.  Interdomain coordination.

Deal with differing policies at different sites.

#### Current Events / Exploits / Advisories

Develop method for keeping up to date about new exploits or other problems and distributing such info to the collaboration.  Do we need someone to read bugtraq all the time?

#### Web Security

Server problems,

Scripting Problems (eg JavaScript)

Server side includes, aout

New technologies

#### Encryption

Determine needs for encryption re E-mail, other applications, and at transport level  (see also 9.6.3.7).    Promote the use of encrypted protocols to replace telnet, either ssh or srp-telnet.

Encryption for E-mail (PGP vs SSL?)

#### Security Monitoring (passive)

Determine need for passive security monitoring.

Make recommendations for standards or best practices.

#### Security Testing (active)

Determine needs, make recommendations for standards or best practices.

##### Host scanning

##### Tiger Teams?

Determine need for active penetration testing.

#### Software Tools

Determine requirement for distribution of software tools for network security. Distribute standards or best practices.

#### Software Updates

Implement methods for distributing software dates in a timely fashion.

#### Node Security

Network is not secure if host nodes are not secure.

- Unix host security

- Win2K/NT host security

#### Authentication/Authorization

Security domains (eg Kerberos) for distributed resources.

See also 9.2.2

#### Specific Protocol Security Issues

- eg SNMP, telnetd, ftp, DHCP, SMTP, Ipsec, httpd

#### Liaison

Each site should have a network security contact.   This does not have to be an expert, but it should besomeone with some knowledge of the issues.   There can	 be more than one (eg. a group might have someone, a department might have someone else, and the university might have experts)

Perform liaison with other security organizations:

- Campus or lab

- Network operations

- CERT, IEEE & related organizations

- Law Enforcement

### Virtual Private Networks

### Technology Tracking and Evaluation

US ATLAS needs to monitor trends in networking technology.  Significant advances in such networking technologies as DWDM could transform the role the network could play in the ATLAS computing model.
Imagine what cheap terabit per second bandwidths could do for our computing techniques.  Of course, the most revolutionary and transforming changes are usually unexpected.  In anticipation of the unexpected, US ATLAS needs to monitor networking technology as a matter of course.  New technologies need to be evaluated as they arise and their potential impact upon the ATLAS computing model gauged.

### IETF Liaison

## Network Cost Evaluation

The Experiments at CERN rely on state-of-the-art computer networking to enable ever large international collaborations. Collaborating of groups from national laboratory and universities that are distributed in different parts of the country create an immediate need for the new technology network. The network solved the problem of transporting large volume data among the collaborating sites, therefore it is critical in enabling a collaboration to function at every stage of operation. For example, large computer programs are developed to acquire, store, and analyze large samples of data, and each of these processes will typically involve collaborators at widely separated institutions. It also became a driving force for even larger international collaboration. ATLAS requires fully capable network connections no only between  each of the participating institutions and each of the experimental sites but also among all of the participating institutions. The following are the major networking requirements of the ALTAS experiment:

- Contiune to upgrade and strengthen connectivity between CERN and BNL tier 1 center.

- Continue to upgrade and strengthen connectivity between major HEP labs and other sites

- Continue to monitor network performance between HEP researchers in DOE labs and universities

- Continue to assist in solving networking problem between HEP labs, universities.

- Coordinate connectivity between Esnet, which is used by all DOE labs,  and future domestic networks, such as Abilene/Internet2, to optimize the networking required by the university researcher to reach the major DOE national labs.

### International Networks

The large Hadron Collider (LHC) at CERN will open a new frontier in particle physics due to its higher collision energy and luminosity compared to existing accelerators. ATLAS is being constructed by 1850 collaborators in 150 institutes from 32 countries around the world. U.S. groups, from 32 universites and national laboratories, are involved in almost all of these components of the ATLAS detector. ATLAS data will be divided into classes according to the degree of processing that has taken place and the frequency of access that is expected during analysis. Raw data estimates are based on a provisional average event size of 2MB, though it is hope that can be reduced with initial experience of reconstruction. Trigger rates for recorded events are estimated to be 100 Hz during initial running in 2006, growing to 270 and 400 Hz by the end of 2007 and 2008 respectively. Thus raw data sets (based on 10,000,000 seconds per year) will be about 2 Peta bytes for the first year of data taking. The size of raw data will increase to 5.4 and 8 Peta bytes data for the following two years. Only small samples of raw data will be transferred to the U.S. Tier 1 cernter. The data sets to be transferred are the Even t summary data, analysis object data and event tag metadata and smaller data sets. Based on estimation, the main analysis data for transferring in the first three years will be 0.5, 1.4 and 2 peta bytes. The total data for transfer will be at least more than 5 times these numbers.

ATLAS will follow the hierarchical LHC computing model, with raw data archived at the Tier 0 center at CERN. The U.S. Tier 1 center is at Brookhaven National Laboratory. The U.S. Tier 1 center will be complemented by five Tier 2 centers located at different areas in U.S. International networking will be needed to move data from CERN to the Tier 1 center at BNL. As discussed above, it is expected that at least 2.5 peta bytes data will be transferred at year 2006. The volume of data to be transferred will grow with time at least by a factor of 3 when the LHC reaches design luminosity. The aggregate data rates to international sites are dominated by the Tier 0 to Tier 1 traffic, it will use the service provided by Esnet. We listed the bandwidth requirement on the international network path between CERN and BNL in the following table. (Please see Report of the Transatlasntic Network Committee for details)

| Link Between | 2001 | 2002 | 2003 | 2004 | 2005 | 2006 |
| --- | --- | --- | --- | --- | --- | --- |
| BNL-CERN | 50 | 100 | 200 | 300 | 600 | 2500 |

### Domestic Backbone Use

There are 32 institutions participating in US ATLAS, 29 universities and 3 national laboratories.  The Tier-1 site is located at Brookhaven National Lab, which is served by ESnet for its high-performance networking needs.  Tier-2 sites will be established at five locations. Argonne and LBL are served by ESnet.  22 of the 29 U.S. ATLAS universities are already connected to the Internet2/Abilene high-performance backbone network and 2 more are in the process of establishing connections.  All of the universities are eligible for Internet2 membership and Abilene connectivity.

In light of the excellent network connectivity available to project participants, U.S. ATLAS should use existing high performance research and education networks, Abilene and ESnet, to transfer data among Tier-1 and Tier-2 sites and to provide scientists access to data and computing resources at these sites.

There are three cost elements to a university establishing the level of network connectivity required to function as a Tier-2 site:

- Local site network infrastructure (fiber, routers, network interfaces, etc.) to connect Tier-2 computational and data storage resources to a router or switch at the edge of the campus network.

- Telecommunication service provider fees for a local loop connection from the edge of the campus network to the nearest gigaPOP.

- Network connection fees paid to a network service provider (e.g., UCAID for Abilene backbone services or ESnet for DOE Laboratories).

Fees to network service providers and telecommunication service providers scale as a function of network capacity provided.  Local network infrastructure costs are a mixture of fixed costs (e.g., campus fiber plant) and costs that vary, though not linearly, to increases in network capacity (e.g., network interfaces).

Presently, most Internet2 universities connect to the Abilene backbone at OC3 speed (155 megabits/second).  The strategic direction for Internet2 is to transition these users to higher speeds of OC12 (622 megabits/second) or OC48 (2.45 gigabits/second), both of which are presently available.

### Tier 1 Cost Model

Following is a general model for calculating the cost of network connectivity for a Tier-1 site

Table 2.  Model inputs for Tier 1 Network Costs

|  | OC3 155 Mbs | OC12 622 Mbs | OC48 (2.45 Gbs) |
| --- | --- | --- | --- |
| Local infrastructure |  |  |  |
| Fiber/campus backbone | (1) | (1) | (1) |
| Network interface | (2) | (2) | (2) |
| Firewall | (3) | (3) | (3) |
| Switch | (3) | (3) | (3) |
| Router | (4) | (4) | (4) |
| Network Connection Fee | (5a) | (5b) | (5c) |
| Performance Monitoring & Tuning | (6) | (6) | (6) |
| Total |  |  |  |

- Tier 1 site needs to upgrade their campus network infrastructure.  The minimum requirement for U.S. Atlas should be capable of operating at gigabit speed (and plans to upgrade to multi-gigabit speed

- Network interfaces for US-ATLAS computing equipment should be a relatively small expense, usually around $1,000-2,000 per interface.  There may be several such interfaces in a Tier-1 configuration.

- Firewall and switch will be needed to set up local network configuration.

- Depending on existing local site backbone infrastructure, the Tier-1 site may need to acquire a network router ( plan to have more than one routers which handle incoming traffic from CERN and outbound traffic Tier2 sites) that is dedicated to US-ATLAS data traffic.  Expense might be in the range $60,000-120,000.

- Annual connection fees for access to the Esnet were: a) OC3 = $110,000; b) OC12 = $270,000; and c) OC48 = $430,000

- Internet end-to-end performance monitoring should be deployed in Tier 0, Tier 1 and Tier 2 centers. To keep pace with the increasing importance and extent of networking, future monitoring and tuning efforts will need to

- Extend the deployment of monitoring (in both time and space)

- Provide a scalable, manageable measurement infrastructure.

- Address increased diversity in capabilities.

- Meet new challenges imposed by security concerns.

- Provide better visualization of results.

- Provide automated detection and reporting of exceptions.

- Provide automated tuning and self-recovery strategy in the event of poor performance.

### Tier 2 Cost Model

Following is a general model for calculating the cost of network connectivity for a Tier-2 site.   Although individual cost elements are identified, each candidate Tier-2 site will require a site-specific analysis and engineering study to determine the technical requirements and cost of delivering end-to-end network connectivity at a specified level of service.

Table 2.  Model inputs for Tier 2 Network Costs

|  | OC3 155 Mbs | OC12 622 Mbs | OC48 (2.45 Gbs) |
| --- | --- | --- | --- |
| Local infrastructure |  |  |  |
| Fiber/campus backbone | (1) | (1) | (1) |
| Network interface | (2) | (2) | (2) |
| Router | (3) | (3) | (3) |
| Telecom service provider | (4) | (4) | (4) |
| Network Connection Fee | (5a) | (5b) | (5c) |
| Total |  |  |  |

- All Internet2 member universities have committed to substantially upgrade their campus network infrastructure.  US-ATLAS could consider requiring Tier-2 candidate universities to have in place an adequate campus backbone network and optical fiber plant capable of operating at gigabit speed (and plans to upgrade to multi-gigabit speed).  Plans exist for upgrading DOE laboratories as demand requires.

- Network interfaces for US-ATLAS computing equipment should be a relatively small expense, usually around $1,000-2,000 per interface.  There may be several such interfaces in a Tier-2 configuration.

- Depending on existing local site backbone infrastructure, the Tier-2 site may need to acquire a network router that is dedicated to US-ATLAS data traffic.  Expense might be in the range $60,000-120,000.

- Local loop charges between the campus and the nearest gigaPoP depend on local tariffs and distance.  This is a highly variable figure that will need to be determined on a case-to-case basis.  The final cost model should consider how to pro-rate a portion of this expense to US-ATLAS, since most universities will already have established a local loop connection to support their current Internet2/Abilene connectivity.

- Annual connection fees presented at the Fall 2000 Internet2 meeting for access to the Abilene network were: a) OC3 = $110,000; b) OC12 = $270,000; and c) OC48 = $430,000.  As with local loop charges, the annual connection fee should be apportioned between US-ATLAS and other institutional Abilene traffic.

These same cost elements and a similar cost model will likely apply to establishing high-speed network connectivity to the US-ATLAS Tier-1 site at Brookhaven National Laboratory.

We can estimate the network capacity that will become available to universities through high-performance research and education networks between now and 2006, based on the observation that the optical bandwidth for commercial networks doubled over 9 times in the 18 year period from 1979 to 1997.  This rate of increase can be projected to continue for at least the next 6 to 8 years, so that the capacity of high-speed networks in 2006 might be around 4 times the speed of today's OC48 networks, or approximately 10 gigabits/second.

### Next Steps in Network Planning

A detailed analysis of variables and factors outlined above needs to be conducted, and dedicated staff resources are needed to carry out this analysis.  These staff may come from US-ATLAS institutions and/or from representatives of the key network service providers (UCAID for Abilene, DOE for ESnet). Regardless of who carries out the network analysis, representatives of Abilene and ESnet should be involved in the process.  The analysis may also require access to existing networks, Abilene and ESnet, for demonstration and empirical testing.

# APPENDIX A: Network Notes

Abilene, a project of the University Corporation for Advanced Internet Development (UCAID) in partnership with Qwest Communications, Cisco Systems, Nortel Networks and Indiana University, is an Internet2 backbone network providing nationwide high-performance networking capabilities for over 150 Internet2 universities. For more information on Abilene please see: http://www.ucaid.edu/abilene/.

ESnet provides a reliable communications infrastructure and leading-edge network services that support the U.S. Department of Energy's missions. The program emphasizes advanced network and distributed computing capabilities needed for forefront scientific research and other Department of Energy (DOE) programs, thus enhancing national competitiveness and accelerating development of future generations of communication and computing technologies. For more information, see: http://www.es.net/.

The Global Research Network Operations Center (Global NOC) at Indiana University manages the international network  connections from advanced research and education networks in the Asia/Pacific, Europe, Russia and South America to the  Science Technology and Research Transit Access Point (STAR TAP) and the leading US high performance research and education networks such as Abilene (the network that supports the Internet2 project), the NSF’s very high performance Backbone Network System (vBNS) and the Department of Energy’s ESNET. For more information please see http://globalnoc.iu.edu/.

# APPENDIX B:  Relevant MONARC Information

The following information is adapted from: “Models of Networked Analysis at Regional Centers for LHC Experiments (MONARC)”, Phase 2 Report, CERN/LCB 2000-001.

Reconstruction of RAW data, at CERN (Tier 0):

These jobs create the ESD (Event Summary Data objects), the AOD and the TAG datasets based on the information obtained from a complete reconstruction of RAW data that has been already recorded.  The newly created ESD, AOD, and TAG are then distributed (by network transfers, or other means) to the US ATLAS Tier 1 center at Brookhaven National Laboratory (BNL).   This is an International ATLAS Experiment Activity.  It is assumed that International ATLAS should be able to perform a full reconstruction of the RAW data and distribution of the ESD, AOD and TAG data, 2-4 times a year.

Re-definition of AOD and TAG data, at CERN:

This job re-defines the AOD and the TAG objects based on the information contained in the ESD data.  The new versions of the AOD and TAG objects are then replicated to BNL by network transfers.  This is an International ATLAS Activity that is expected to take place with a frequency of about once per month.

Selection of standard samples within Physics Analysis Groups:

This class of jobs performs a selection of a standard analysis group sample, a subset of data that satisfies a set of cuts specific to an analysis group.  Event collections (subsets of the TAG database or the AOD database with only the selected events, or just pointers to the selected events) are created.  Re-clustering of the objects in the federated database might be included in this Analysis Group activity.

Generation (Monte Carlo) of “RAW” data set:

This job creates the RAW-like data to be compared with real data.  These jobs can be driven by a specific analysis channel (single signal) or by the entire Collaboration (background or common signals).  This is an Analysis Group (performed at Tier 2 centers) or an ATLAS activity that can take place at both CERN and at BNL.

Reconstruction of “RAWmc” events to create ESDmc, AODmc and TAGmc:

This job is very similar to the real data processing.  Since RAWmc may be created not only at the Tier 2 centers, the reconstruction may take place at BNL or CERN, wherever the data have been created. The time requirements of the reconstruction of these events are less stringent than for the real RAW data.

Re-definition of the Monte Carlo AOD and TAG data.

Same as above. The difference may be in the need for the final analysis to access the original simulated data (the “Monte Carlo truth”) at the level of the kinematics or the hits for the purpose of comparison.

Analysis of data sets to produce physical results.

These jobs start from data sets prepared for the respective analysis groups, accessing Event Collections (subsets of TAG or AOD data-sets), and follow associations (pointers to objects in the hierarchical data model – TAGAOD, AODESD, ESDRAW) for a fraction of all events.  Individual physicists, members of Analysis Groups submit these analysis jobs.  In some cases, co-ordination within the Analysis Group may become necessary.  Analysis jobs are examples of Individual Activities or Group Activities (in the case of enforced co-ordination).

Analysis of data sets to produce private working selections.

This job is a pre-analysis activity, with a goal to isolate physical signals and define cuts or algorithms (Derived Physics Data).  These jobs are submitted by individual physicists, and may access higher data hierarchy following the associations, although (as test jobs) they require perhaps a smaller number of events than Analysis jobs described above.  These jobs are examples of Individual Activities.

The main characteristics of the major analysis tasks, such as the frequency with which the tasks will be performed, the number of tasks run simultaneously, the CPU/event requirements, the I/O needs, the needed time response et cetera, are summarised in Table 1.

Regional Centers and the Group Approach to the Analysis Process

The analysis process of experiments data follows a hierarchy: Experiment->Analysis Groups->Individual Physicists.  A typical Analysis Group may have about 25 active physicists.  Table 2 gives a summary of the “Group Approach” to the Analysis Process.

Table B.1 Characteristics of the main analysis tasks (MONARC)

|  | Full reconstruction |  | Re-Define AOD/TAG |  | Define Group datasets |  | Physics Analysis Job |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Value used | range | Value used | Range | Value used | Range | Value used | Range |
| Frequency | 2/year | 2-6/year | 1/month | 0.5-4/month | 1/month | 0.5-4/month | 1/day | 1-8/day |
| CPU/event (SI95*s) | 250 | 250-1000 | 0.25 | 0.1-0.5 | 25 | 10-50 | 2.5 | 1-5 |
| Input data | RAW | RAW | ESD | ESD | DB query | DB query | DB query | DB query |
| Input size | 1 PB | 0.5-2 PB | 0.1 PB | 0.02-0.5 PB | 0.1 PB | 0.02-0.5 PB | 0.1-1TB (AOD) | 0.001-1TB (AOD) |
| Input medium | DISK | TAPE/DISK | DISK | DISK | DISK | DISK | DISK | DISK |
| Output data | ESD | ESD | AOD | AOD | Collection | Collection | – | Variable |
| Output size | 0.1 PB | 0.05-2 PB | 10TB (aod) 0.1TB (tag) | 10 TB (aod) 0.1-1TB (tag) | 0.1-1TB (AOD) | 0.1-1TB (AOD) | – | Variable |
| Output medium | DISK | DISK | DISK | DISK | DISK | DISK | – | DISK |
| Time response (T) | 4 months | 2-6 months | 10 days | 5-15 days | 1 day | 0.5-3 days | 12 hours | 2-24 hours |
| Number of jobs in T | 1 | 1 | 1 | 1 | 1/Group | 1/Group | 20/ Group | 10-100/ Group |

Table B.2 Summary of the "Group Approach" to the Analysis Process (MONARC)

| LHC Experiments | Value USED | Range |
| --- | --- | --- |
| Number of analysis groups (WG) | 20/experiment | 10-25/experiment |
| Number of members per group | 25 | 15-35 |
| Number of Tier-1 Regional Centres (including CERN) | 5/experiment | 4-12/experiment |
| Number of Analyses per Regional Centre | 4 | 3-7 |
| Active time of Members | 8 Hour/Day | 2-14 Hour/Day |
| Activity of Members | Single regional centre | More than one regional centre |

Table B.3 Model of Daily Activities of the Regional Centres (Tier 0, 1, 2)  (MONARC)

|  | RAW | ESD | AOD | TAG | Monte Carlo |
| --- | --- | --- | --- | --- | --- |
| Number of events in RAW, ESD, AOD, TAG and Monte Carlo data types and their location |  |  |  |  |  |
| #events, location | 1,000,000,000 CERN | 1,000,000,000 each Tier1:locally each Tier2:at Tier1 | 1,000,000,000 each RC: locally | 1,000,000,000 each RC: locally | 100,000,000 each Tier1:locally |
| Volume of replicated data (ftp); number of events and data volume accessed by analysis activities |  |  |  |  |  |
| Reconstruction input events Accessed per day | 6,000,000 | – | – | – | 1,000,000 |
| Reconstruction output | No | Yes | Yes | Yes | Yes |
| FTP transfers (replication) |  | 0.6 TB to each Tier1 centre | 60 GB to each Tier1 and Tier2 RC | 600 MB to each Tier1/Tier2 RC | 100 GB from each Tier1 RC to CERN |
| Definition of AOD / input | – | 100,000,000 events/day | – | – |  |
| Definition of AOD / output | – | – | Yes | Yes |  |
| FTP transfers (replication) |  |  | 1 TB to each Tier1 and Tier2 RC | 10 GB to each Tier1/Tier2 RC |  |
| Number of events and data volumes of different type to be accessed per day by different analysis activities |  |  |  |  |  |
| Physics Group Selection job (data accessed per single job); 20 jobs running, 1 per analysis group. | 0.001% of 1,000,000,000 (per job) (0.01 TB/job) | 0.1% of 1,000,000,000 (per job) (0.1 TB/job) | 10% of 1,000,000,000 (per job) (1 TB/job) | 100% of 1,000,000,000 (per job) (100 GB/job) |  |
| Physics Analysis (data accessed per single job); 200 jobs running, 10 jobs per analysis group. | 0.01%of AOD data (per job) (on average 0.045 TB/job) | 1% of AOD data (per job) (on average 0.45 TB/job) | Follow 100% of the group set (per job) (on average 0.45 TB/job) | Group Data-set: 1-10 % of all TAG objects (per job) (on average 4.5 GB/job) |  |

: “Models of Networked Analysis at Regional Centers for LHC Experiments (MONARC)”, Phase 2 Report, CERN/LCB 2000-001.