Attachment G

Quality Assurance Surveillance Plan:

Information Engineering Support for the Integrated Compliance Information System

| Performance Based Contracting Measures: Written Deliverables |
| --- |
| Performance Objective | Performance Standard | Acceptable Quality Level | Surveillance Plan | Disincentives for Not Meeting the Acceptable Quality Level |
| High quality written, repeating, deliverables that meet the requirements as outlined in the PWS are delivered on time in accordance with the PWS and the integrated project schedule Referenced task areas for repeating reports and documents include: Task 1, 5, 7, 8, 9, 10, 11, 12 Referenced task areas for non-repeating reports and documents include: Task 1, 2, 3, 4, 5, 6, 8, 9, 10, 11, 12, 13, 14, 15 | Draft and final deliverables are received on time, are accurate, complete, fit for the intended audience, and contain the required information pursuant to the terms in the PWS for each deliverable. | All deliverables are delivered on schedule 100% of the time and final deliverables are 100% free from errors and inaccuracies. | 100% Inspection The contents of the deliverables will be reviewed by technical staff at EPA and reviewed and approved by the TOCOR. Final acceptance will be made by the TOCOR after all requested revisions have been incorporated. | For each written deliverables that is not delivered on the date the specified in a task area SOW or by the TOCOR in writing and that does not contain all of the information the task area SOW requires, EPA will deduct $250 from the contractor’s incentive fee on the contractor's invoice in the month covered by the deliverable and to all subsequent invoice periods until the contractor complies. The contractor will have a grace period of four (4) days each month. The contractor can request that the four days be allocated among deliverables or to only one (1) deliverable. The four days are specific to each month and no unused grace period days shall accumulate or roll over into the next month. The contractor may provide a written explanation that fits within the definition of an Excusable Delay, per FAR 52.249-14, to the CO and TOCOR and request a waiver of the deduction. |

| Performance Based Contracting Measures: System and Software Enhancements |
| --- |
| Performance Objective | Performance Standard | Acceptable Quality Level | Surveillance Plan | Disincentives for Not Meeting the Acceptable Quality Level |
| Delivery of Software enhancements and procedures that meet the agreed upon requirements per the integrated project schedule, have been fully tested and optimized to run as efficiently as possible, and are delivered in accordance with the integrated project schedule. Referenced task areas include: Task 5, 7, 8, 9, 10, 11, 12 | Delivery of enhanced software and procedures meets the agreed upon quarterly schedule (unless otherwise agreed to by the government) and all known problems corrected unless otherwise agreed to by the government. Implementation of software and procedures has a zero negative impact on the system and user community based upon those criteria under contractor’s control (i.e., does not result in other errors in the system or negatively impact performance). All software enhancements are optimized to operate as efficiently as possible from both a performance and a usability standpoint. | 1.) Conformance to NCC policies and standards 2.) No known Severity 1, Severity 2, or Severity 3 problems left open by the contractor prior to delivery to the EPA for Test and Acceptance by NCC, EPA staff, and pilot states. 3.) Demonstration of the following: System functions and processes work correctly and minimize burden on users and impact on system resources. Performance meets the agreed upon requirements and design specifications All software performs in an efficient manner (minimal impact on system resources) within the software/hard-ware environment Software meets Agency’s security requirements. Software has been fully tested. For quarterly releases: all changes fully tested, no known errors, all phases of testing have been completed (unless otherwise agreed to by the government.) For modernization: test cases have been provided and demonstrate that all phases of testing have been completed. Software errors identified during the specified testing phases have been corrected and retested pursuant to the test plan within 7 calendar days (unless otherwise agreed to by the government). | 100% Inspection and testing against the agreed upon functionality, performance, and security requirements. Random Inspection of revised and/or new software (code review). 100% inspection of security scanning for all deployments. | At the conclusion of EPA testing of delivered new and/or revised software, the Government will deduct a percentage from the fee invoiced for this task(s) for the month in which EPA testing concluded, as follows: for Severity 1 and 2 defects specifically related to the EPA approved enhancement requests and problem fixes (unless an alternative agreement is reached between EPA and the contractor): 1 to 5 Severity 1 and/or 2 defects – 20% deduction taken 6 or more Severity 1 and/or 2 defects – 40% deduction taken . |

Severity 1 – Urgent; User cannot continue (e.g., system crash); no work around.

Severity 2 – High; System works incorrectly; there may be a work around.

Severity 3 – Medium; System can be used but with some restriction; requirement is not met; there may be a work around.

Severity 4 – Low; System can be used with little restriction; defect is not critical.

| Performance Based Contracting Measures: System Operations |
| --- |
| Performance Objective | Performance Standard | Acceptable Quality Level | Surveillance Plan | Disincentives for Not Meeting the Acceptable Quality Level |
| Maintain routine ICIS system operations per established procedures and processes, ensuring appropriate levels of system availability, integrity, efficiency, and confidentiality. | ICIS is stable and operational (users are able to log in and enter and retrieve data) during normal business hours, 7:00 a.m. EST – 8:00 p.m. EST, and the overnight and weekend processes that populate the warehouse and update the operational database run and are completed successfully, per the agreed upon schedule, and without errors that significantly impact the user community. | ICIS is operational and available to the user community during normal business hours 98% of the time with a response time consistent with the task they are doing (i.e. basic transactions = 10 second response time, background transactions = 90 minute response time, and simple retrievals with 3 related tables should return results within 10 seconds) unless the problems encountered are out of the control of the contractor. Overnight and weekend processes complete with no errors, per the integrated project schedule, 96% of the time unless the problem(s) are out of the control of the contractor. | Monitor, on an ongoing basis, user complaints and/or problems identified by the contractor or staff at NCC. Periodically review output from performance monitoring tools. Daily inspection of the nightly/weekend performance reports. | Failure to meet the acceptable quality levels will result in a 10% deduction in payment of the invoiced fee for Task 11 - Support Operations, for the invoice period. |

| Performance Based Contracting Measures: Software Deployments |
| --- |
| Performance Objective | Performance Standard | Acceptable Quality Level | Surveillance Plan | Disincentives for Not Meeting the Acceptable Quality Level |
| Software deployments are timely and implemented successfully, leading to full operational status within EPA’s production computing environment. | Deployment packages contain the agreed upon components and are received per the integrated project schedule. | Deployment packages contain all components as listed in the standard deployment package (if provided) or as agreed upon and are received per the agreed upon schedule (date and time of day.) | 100% Inspection by the TOCOR and designated EPA staff. Detailed review of deployment package files (e.g., EAR, WAR, BO Universes, BO Reports, configuration files), support files (i.e., ERWin files, PVCS files, documentation on deployment files), and source code files (i.e., all programming files used to create EAR, WAR, and BO files). | The Government will deduct 10% of the fee on the monthly invoice for the specific task under which the contractor deployed the package each time a deployment package is incomplete or not received on the Government-specified date. |

| Performance Based Contracting Measures: Data Migration |
| --- |
| Performance Objective | Performance Standard | Acceptable Quality Level | Surveillance Plan | Disincentives for Not Meeting the Acceptable Quality Level |
| Data is migrated from Legacy systems to ICIS per the agreed upon mapping rules. | Data migration software is optimized to continue minimizing system downtime as data is migrated. Agreed upon outstanding software changes or defects resulting from previous data migration iterations are implemented. Migrated data is loaded into the ICIS Test environment and made available to users. | Data migration software is run to completion and applicable reports are provided to the government per the agreed upon schedule. | 100% Inspection: Data will be reviewed by the TOCOR and designated EPA staff. All test results, reference table values, and mappings will be inspected, 100%, by the TOCOR and other EPA and/or state personnel designated by the TOCOR. This review will be based upon logging onto ICIS Test and verifying via the ICIS screens and reports, that the data has been migrated per the documented data migration mappings and rules. | Each time the contractor fails to meet the TOCOR-specified date in the data migration schedule, the Government will deduct 20% from the fee on the contractor's monthly invoice for Task 5- Support Data Migration unless the failure is due to an "Excusable Delay" per FAR 52.249-14. |