# Orlando OMAC HMI Meeting Notes:
January-20-04

## Attendees:

Bill Flere			Siemens

Bob Tain			Okuma

Brian Sides			Okuma

David Brown			ROY-G-BIV

David Odendahl			Boeing

Gene Moss			GE Fanuc

Jerry Yen			GM Power Train

John Michaloski			NIST

Nat Frampton			Real Time Development

Sid Venkatesh			Boeing

Terry Gustafson			LCMS

## Announcement:

A new Yahoo! Group “omachmi” has been created, so please sign up!

* Yahoo! omachmi group information:

Group name: omachmi

Group home page: http://groups.yahoo.com/group/omachmi

Group email address: omachmi@yahoogroups.com

These meeting notes will be posted to this web site.

## Minutes:

The meeting discussed the data specification, Style Guide, end user input, and OPC update.

- Data Item Definition Specification

- The groups main goal in the short run is to produce a Data Item Definition Specification  deliverable.

- The Data Item Definition Specification should clearly define the set of OMAC endorsed data items expected to be produced from OMAC compliant controls.

There should be a OMAC Stamp of Approval for compliance. HOW?

- This specification defines what the data items are but NOT how to actually get those data items or how those data items are represented in a technical manner.  For example, 'Absolute Axis Position (X,Y,Z...) - the Absolute Position is defined as...  The units of this data item are either mm or inch.'

- The previous XML effort has not been abandoned, but is on hold until we can produce the Data Item Definition document.

- The Data Item Definition Specification is to be completely technology agnostic as there are many unresolved issues that are associated with the technology side.

Action Items:

John Michaloski complete Data Item Definition Specification by March 1.

Jerry Yen to determine how OMAC Stamp of Approval can be done, by next telcon.

- Style Guide

- Using the Data Item Definition Specification, a style guide should be produced that associates each data item to screen configurations with the idea being that if HMI's support the recommended OMAC screen style guide, then operators will at a minimum be guaranteed that they will have a given set of screens and that each screen will contain a given set of data items.

- However, the actual visual layout WILL NOT be specified as this may move us onto the religious battle field which we do not want to do.

- Leverage existing work. GM will document,  based on OSACA style guide, for evaluation and discussion.

Action Items:

Jerry Yen provided GM style guide. Post to omachmi Yahoo group.

Sid V. donate Boeing simple HMI spec.

- Garner More End-User Participation

This is an extremely important action item to meet for if it is not met, action items #1 and #2 will be a waste of time and effort.  We need to solicit end users and machine tool builder user-groups for participation in the OMAC group.  Several machine tool groups to approach are AMT and a Japanese Builder Group (did not get the name on this).

Action Items:

Volunteers to lobby and market, after we have something to market (.

- Discussion on OPC

OPC now has command API.  After completion of Data Item Definition Specification, OMACHMI Group needs to investigate whether the  whole HMI can be implemented with OPC.

## Next Meeting

John Michaloski will schedule a telecon will be scheduled for the March 2004 time-frame.  Agenda TBA.