# Southern Africa Validation of EOS (SAVE)

Implementation Plan

### Jeffrey L. Privette, PI

The document contains the implementation plan for SAVE, a multidisciplinary project designed to validate operational and experimental products from Terra—the flagship satellite platform of NASA's Earth Observing System (EOS).  The plan includes SAVE's goals, background, schedule, personnel and outlines of activities and procedures.  It is written at sufficiently general level such that it should be accessible to project participants as well as non-scientists.

1.0  Goals

The prioritized goals of SAVE are:

- Validate EOS Terra’s LAI*, FPAR, albedo, VI, % woody cover, ozone and aerosol products over key biomes (primary products)

- Validate Terra’s 1b radiance, surface reflectance, LC, LCC, fires, burn scar, surface temperature, BRDF, NPP (secondary products)

- Improve methods to measure and scale field data over discontinuous canopies

- Support parameterization and validation of ecosystem & SVAT models

- Improve methods to remotely quantify fire fuel load (emphasis on litter accumulation and understory LAI) and combustion completeness

- Determine primary spatial/temporal aerosol sources and deposition specifications

- Validate products of AVHRR, Landsat 7, EO-1, IKONOS and Data Assimilation

Office (DAO).

* See Appendix VI for List of Acronyms.

Research must be published in peer-reviewed journals to be of use to the science community.

2.0  Background

SAVE is a 3-year project (FY98 through FY00) funded by the EOS Validation Program Office (D. Starr, Project Scientist) in response to NASA NRA97-MTPE-03 (Type II).  A fourth year (FY01) may be funded due to delays in Terra’s launch.  The primary aim of SAVE is to validate Terra's atmospheric and land products in association with the Terra instrument teams, particularly MODLAND, by augmenting and leveraging off existing scientific capacity and programs in southern Africa (e.g., SAFARI 2000).  Atmospheric measurements are largely limited to aerosol distribution and source attribution, and ozone profiles.  Land measurements include nearly all products from MODLAND, ASTER and MISR.  We prioritized the products as those which SAVE independently validates (primary products), and those which SAVE validates in collaboration with others (secondary products).

The geographical distribution of SAVE atmospheric measurement sites is roughly circular, corresponding to the circumference of the atmospheric high-pressure system frequently overlying the region.  The distribution of land measurements is transect-oriented, roughly covering the north-south precipitation gradient along the IGBP Kalahari Transect and the east-west soil gradient of the miombo woodlands.  There are several other sites outside these transects.

The proposing SAVE team included:

PRINCIPAL INVESTIGATOR:	Jeffrey L. Privette		NASA’s GSFC (land lead)

CO-PRINCIPAL INVESTIGATORS:	Anne Thompson		NASA’s GSFC (ozone lead)

Steve Prince		Univ. of Maryland

Robert Scholes		CSIR/Forestek (in-country lead)

CO- INVESTIGATORS:	Robert Swap		Univ. of Virginia (aerosol lead)

Niall Hanan		Colorado State Univ. (flux lead)

Peter Dowty		Univ. of Virginia

PRIMARY COLLABORATORS:	Marc Leroy		CNES/CESBIO

Paul V. Desanker		Univ. of Virginia (miombo lead)

Peter G. H. Frost		Univ. of Zimbabwe

After the proposal stage, many additional scientists began collaborating with SAVE.

3.0  Relationship to SAFARI-2000

As a funded, regional project, SAVE was a catalyst for moving SAFARI 2000 from concept to implementation stage.  SAFARI is an organizational umbrella under which scientists can coordinate independent activities in southern Africa (SAFARI’s Science Plan is available from http://safari.gecp.virginia.edu).  SAVE investigators helped initiate SAFARI and currently serve in its management structure.  SAFARI is nominally a three-year activity, with four Intensive Field Campaigns (IFCs) as shown in Table 1.  The most extensive of these is the Aug/Sept ‘00 campaign, in which NASA aircraft with Terra instrument simulators will be deployed in the region.  SAVE will participate in each of these, but will emphasize the wet season (peak biomass) campaigns.

Table 1.  SAFARI Intensive Field Campaigns (IFCs)

| Period | Season | Primary Goal |
| --- | --- | --- |
| August-September, 1999 | dry | Air and ground characterisation of Mongu and Skukuza field sites; instrument shipping and deployment in region. |
| February-March, 2000 | wet | Characterisation of vegetation structure, optics, and functioning at peak biomass along Kalahari Transect (precipitation gradient). |
| August-September, 2000 | dry | Assess dynamics of dry-season emissions from biomass burning and other sources; Fire fuel load and remote sensing relationships; Major airborne activities. |
| December, 2000 | wet | Characterisation of vegetation structure and optics at peak biomass over Miombo transect (soil gradient). |

During the first international SAFARI workshop (July, ‘98), participants identified a set of “Test Sites” which would serve as foci for measurements and modeling (see Figure 1).  This strategy aims to minimize redundant and fractionated efforts, and encourage cost sharing and activity synergy.  For example, high-resolution satellite imagery (Landsat, ASTER) will be acquired most frequently over these sites.  Thus, most SAVE activities occur at these sites.  Two of the Test Sites, Skukuza, South Africa and Mongu, Zambia, are also EOS Land Validation Core Sites.  The latter include 24 field sites around the world designated for more intensive and sustained validation of NASA satellite products.  Thus, SAVE and SAFARI are linked with global land measurement programs.

SAVE presently is one of only two SAFARI projects dedicated to Terra validation (the other is a fire validation effort led by Wei Min Hao, http:www.xmission.com/~rmrs/staffs/labs/missifsl/ifsl_int4404.html), although some EOS instrument teams plan to participate in some IFCs.  SAVE coordinates satellite data acquisitions in the region on behalf of SAFARI.

Figure 1.  SAFARI-2000 Test Sites (large dots) and the distribution of Kalahari sandy soils with isohyets of mean annual precipitation (millimeters).  The EOS Land Validation Core Sites in Mongu, Zambia and Skukuza, S.Africa, are the solid black dots.  The IGBP Kalahari Transect is outlined with a blue rectangle, and the Miombo woodlands transect is outlined with a red rectangle.

4.0  General Approach

SAVE resources are allocated according to test site capacity, spatial representativeness, and biogeochemical importance.  The priority landcovers include Kalahari woodland, acacia/combretum woodland savanna, dry miombo, wet miombo, mopane woodland, desert grassland/shrubland, and wetland.

The specific site emphases are as follows.  SAVE is conducting intensive measurements at the two Core test sites, Skukuza, South Africa (acacia/combretum woodland savanna) and Mongu, Zambia (Kalahari woodland), and has constructed an above-canopy tower (climb-up) at each.  Upward and downward looking radiation sensors will be deployed on the towers in early 2000.  Eddy covariance systems, include infrared gas analyzers for CO2 flux measurement, were proposed independently.  The Skukuza flux system was funded and will be deployed in Jan’00.  A decision on the Mongu flux proposal has not been made, however at least a temporary flux system will be deployed for IFC2 (wet season).

Ground transect measurements are made around each tower over flagged grids (see Figure 2).  Moreover, SAVE will fly a light aircraft over the towers and surrounding area (to roughly 20 km x 20 km).  The aircraft will be equipped with a 3-band (blue, red and NIR) CCD imager, whose data will be used to extrapolate tower and transect measurements.  ASTER, Landsat 7, IKONOS and possibly EO-1 data are acquired for this purpose as well.  The ground and aircraft measurements occur continuously or periodically, as appropriate. Measurements of non-EOS products, including auxiliary parameters required for validation of the LAI/FPAR algorithms (see Appendix IV), are measured during the IFCs only.

Tower

750 m

250 m

50 m

Figure 2.  A bird's eye schematic diagram of the ground transects and their flags (indicated with diamond shapes) around the Mongu and Skukuza towers.

North

SAVE is conducting less intensive measurements at Etosha National Park, Namibia (desert sands/grassland, Namibia), Tshane, Botswana (desert shrubland/savanna), Kasungu, Malawi (dry miombo), and Nampula, Mozambique (wet miombo).  SAVE land measurement are also being conducted at some transect sites during the IFCs (e.g., Bokspit, Kasane and Okwa River Crossing, Botswana).

SAVE has located aerosol instrumentation around the atmospheric gyre at sites chosen to maximize differences in the aerosol regimes (e.g., industrial, dust, biomass burning, etc.). Key instruments include sunphotometers and aerosol streaker samplers, complimented with various airborne sensors during IFCs.  Ozonesonde releases will occur in Zambia during IFCs and South Africa periodically.  Regular satellite data collection will also occur at these sites.

4.1  Intensive Field Campaigns

SAVE will have a unique emphasis during each IFC, including IFC1: Deployment of initial instrumentation and initial ground and atmosphere characterizations of Skukuza and Mongu; IFC2: Characterization of canopy structural and optical properties over Kalahari Transect; IFC3: Characterization of aerosol distribution and properties, fire and scar assessment, and BRDF/albedo of northern test sites; IFC4: Characterization of canopy structural and optical properties over Miombo transect.

Activities during IFC2 and IFC4 will occur via traveling caravans composed of SAFARI investigators and local students.  For example, the Kalahari Transect caravan (IFC2) will include ~30 investigators assembling in Mongu.  There, investigators will characterize the field site over a 4-day period, then travel south to the next site to repeat the procedure (see Figure 3).  The caravan will terminate at Bokspit, Botswana.  This intensive approach allows relatively large areas to be intensively measured in a synoptic time frame.  It overlaps existing test sites such that the episodic campaign measurements can be assessed in the context of the continuous test site measurements.

Figure 3.  Field sites to be characterized during the SAFARI 2000 IFC2 (Feb/March ’00).  Green dots represent Test Sites, black dots represent Core Test Sites, and red dots represent auxiliary transect sites. From south-to-north, these sites include: Bokspit, Tshane, Okwa River Crossing, Maun, Kasane, Senanga, and Mongu. The IGBP Kalahari Transect is outlined with a blue rectangle.

During the dry season IFCs, extensive aerosol and trace gas data will be collected both remotely and in situ by several aircraft flown via SAFARI 2000.  These data will be combined with SAVE atmospheric data for more rigorous validation of the MODIS, MISR and MOPITT aerosol and trace gas products.  In addition, SAVE will team with the SHADOZ project (A. Thompson, PI) to release ozonesondes from South Africa and Zambia.

4.2  Modeling

Although SAVE’s primary purpose is to validate Terra’s products, the team is acquiring data required for modeling such that EOS model-based products (e.g., NPP) can be validated as time and resources permit.  SAVE collaborates primarily with three process modeling studies:  1) an integrated 1-D trace gas and energy flux ecosystem model (Gu, UVA), developed for a boreal forest, is being modified to simulate the Mongu woodland site; 2) a phenological/structural dynamics model of NPP is being developed and tested at SAVE sites for fire fuel and NPP simulation (Dowty, UVA), a coarse-scale SVAT model (SiB2) is being tuned to simulate southern African systems, and its hydrological and radiative energy subsystems will be validated (Pinheiro, GSFC).  In addition, a gap model for savannas is planned and will be related to land cover/use and climate trends (Caylor, UVA).   SAVE works with these groups to ensure proper measurements (equipment, temporal and spatial resolutions) are obtained for model inputs, constraints and validation.

5.0  Schedule of Activities

| ACTIVITIES | 1999 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 2000 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | J | F | M | A | M | J | J | A | S | O | N | D |  | J | F | M | A | M | J | J | A | S | O | N | D |
| Terra/Aqua launches |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Skukuza tower installation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mongu tower installation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Pilot field campaign |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Intensive field campaign (IFC) |  |  |  |  |  |  |  | 1 | 1 |  |  |  |  |  | 2 | 2 |  |  |  |  | 3 | 3 |  |  | 4 |
| Ground/Aircraft Data |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Core Site tower operations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Core Site ground transects |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Core Site aircraft transects |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Core Site auxiliary properties |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Auxiliary site atmosphere data |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Auxiliary site ground transects |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ozonesonde releases |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Remote Sensing Data |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AVHRR 1 km products |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Landsat 7 images |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ASTER images |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MODIS/MISR/MOPITT/ CERES products |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| IKONOS images |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Analysis/Modeling |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Primary product analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Secondary product analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1-D flux modeling (Gu) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3-D flux modeling (Dowty, Pinheiro) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

6.0  Ground Rules for Use of SAVE-funded Resources/Results

- All publications, presentations, and other reports describing SAVE activities/results must acknowledge SAVE.

- Significant use of SAVE resources, including data, equipment and/or personnel, should result in an offer of coauthorship to one or more of the SAVE investigators.

- All SAVE data will be publicly available within 6 months of acquisition as required under EOS program rules.  However, users of SAVE data and resources should notify J. Privette of the intended use.

Appendix I.  Investigator Roles and Activities

Proposing Investigators

• Privette assumes overall responsibility for the project.  He deploys the ground instruments and guides the sampling design.  He conducts measurements of auxiliary parameters (non-EOS products) during the IFCs and leads development of the Africa MQUALs (without an Exotech profile radiometer).  He will oversee comparisons of field and EOS products, and collaborate on modeling activities.  He also serves on the SAFARI Steering Committee.

• Swap is responsible for the aerosol components, specifically the deployment and maintenance of the streaker and sunphotometer equipment.  He conducts equipment procurement, MOUs, SAVE/SAFARI-2000 integration, subcontracts (including those associated with the light aircraft program) and student worker oversight (via UVA).  He will conduct comparisons of field vs. EOS aerosol products and ensure inputs for atmospheric models are developed.  He will assist in the atmospheric chemistry and aerosol measurements obtained by aircraft during the IFCs to the extent that this serves SAVE (re. MOPITT val). He also serves on the SAFARI Steering Committee.

• Scholes has overall responsibility for the Skukuza site and relations with the S. Africa Parks Board.  He supplies historical data, and provides technical backstopping and guidance.  He will also conduct eddy covariance+CO2 measurements at Skukuza (with Hanan).  He is the PI of the LEAD project (regional study of nitrogen and sulphur deposition), which he is integrating with SAVE and in which he is focusing on vegetation structure variability. He also serves on the SAFARI Steering Committee.

• Prince will provide guidance on the light aircraft sampling approach, and may provide additional assistance and site coverage through his funded Miombo LCLUC work, particularly around Chunga/Kafue National Park (dry miombo, Zambia).

• Thompson provides overall guidance on atmospheric chemistry and aerosol sampling.  She is PI of SHADOZ (a global tropical ozonesonde release program), and will organize the sonde deployments during the ’00 IFCs.   For SAVE, she is emphasizing Mongu, Skukuza and S. Africa.  She will compare retrieved tropospheric ozone from the sondes and TOVS data.  She is primary liaison to the MOPITT team.

• Desanker leads with Miombo Network and its relationship to SAVE.  He will help guide Landsat 7, ASTER and IKONOS acquisition decisions, and identify subcontracted personnel for the Kasungu site.

• Frost will primarily act as a technical advisor to SAVE, particularly on fires and LCLUC.

• Hanan is conducting eddy covariance flux measurements at Skukuza (funding: NASA TEP, with Scholes), and will assist with additional field measurements (temporal, spatial resolutions, equipment, parameters) as required for SiB2 modeling.  He will assist Pinheiro with SiB2 model runs in ’00 and ’01.

• Leroy's and Roujean's activities are to be determined pending funding from EU.  Potential contributions include deployment of a dense PAR sampling array and acquisition of fine resolution canopy structure measurements and modeling (extinction-based) at Mongu.   They will assist in acquiring data from EU-funded satellite missions for the region (e.g., POLDER, MERIS, CHRIS, and SEVERI).

Subcontracted Investigators

UVA

• Gu guides the collection of ground data required for his 1-D BGC model. He is modifying a 1-D boreal system model to simulate savanna woodland systems, and running the model to estimate C (primary variable), H20 vapor, sensible heat and net radiation fluxes.  His emphasis is on understanding the effects of aerosol-influenced diffuse/direct radiation on NPP for improved dynamic estimates of epsilon via remote sensing.  He is focusing on the Mongu site.

• Dowty provides guidance on the vegetation structure sampling, and assists in ground data collection (basal area, grass biomass and % woody cover, possibly leaf and soil fluxes [short term]), analysis and phenological model runs. In contrast to Gu’s modeling, Dowty emphasizes spatial (3D) modeling, and is developing maps of fire fuel load and NPP (including comparisons with MODIS NPP).  He is particularly concerned with effects of soil moisture on NPP.  He is using field LAI to validate predicted leaf phenology curves (LAI and leaf reflectance maps).

• Caylor (UVA PhD Student) is developing methods for estimating historical (past 30 years) and current % woody cover, LAI, inter-tree distance and crown size from various data sets (Dig. Photography, DISP/CORONA, IKONOS, TM, AVHRR).  This information is used to develop and validate a savanna structural dynamics model, and will be related to trends in land cover use and disturbance.  He will validate the MODIS continuous field products with Hansen and Privette.  He is coleader of the IFC2 field data collection.

• Regional PhD Student (TBD).  Student will oversee ground data collection operations, including collection of data, guidance to others collecting data, data reduction, QA, formatting, transmission to U.S. archive, and field vs. EOS product comparisons.

Collaborating or Associated Investigators

European

• Roberts (Univ. Coll., London) is developing methods for relating BRDF parameter temporal trajectories with LC types and subpixel mixtures.  They are conducting gridded structural (LAI, % cover, perhaps albedo and spectra) sampling at Mongu with LAI-2000s and hemispherical photography.  They will validate MODIS BRDF/albedo through empirical relations to aircraft digital photography, and then scaling.  They may use AVHRR and SPOT VEGETATION.

U.S.

• Holben/AERONET (GSFC) provides calibration and major maintenance of CIMEL sunphotometers, as well as data ingest, processing, QA, WWW posting and archiving.  Holben also supplies the downwelling PAR sensors for the tower sites.  Mukulabai (Muke) is in charge of the Mongu sunphotometer, Bengis (Bibi) is in charge of the Skukuza sunphotometer.

• Morisette (UMD) is responsible for ordering and disseminating of SAFARI Test Site satellite data, including IKONOS, ASTER, L7, MISR, MODIS and MOPITT.  He also assists Hom with MQUALS integration and support, and is providing LC analysis of digital photography and Landsat 7 imagery (semivariograms).

• Hansen (UMD) is the liaison with the MODLAND/UMD LC and LCCC effort, particularly the continuous fields (e.g., % cover fraction).

• Roy, Giglio (GSFC) and Justice are liaisons with the fire and burn scar validation.

• Tucker and Kendall are providing rapid browse-quality AVHRR images during the IFCs.  Further, they will provide the appended list of AVHRR 1 km calibrated products (as funded by EOS Validation Program/D. Starr -- see Appendix V).

• Shu (NASA’s GSFC Code 553), La and Babu are developing a transect NDVI sensor for vegetation assessment on ground transects.  The instrument looks both up and down, and samples at 100 Hz.  Campbell 21X data loggers from Code 923 will be used with these.  Shu is also developing the “next generation” sunphotometer in association with AERONET and Privette.

• Hom (NASA’s GSFC Code 923) provides MQUALS integration, transect NDVI sensor, and general technical support.  He is working in collaboration with Morisette and Huete/Univ. of Arizona.

• Pinheiro (NASA’s GSFC Code 923/New Univ. of Lisbon, Portugal) leads soil moisture, temperature and characterization activities.  She will parameterize and validate SiB2 for the region.

• Albertson and Scanlon (UVA) are deploying and a CO2/eddy covariance system on the Mongu tower, and will deploy a mobile flux system at each site during IFC transects.

• Myneni (Boston Univ.) is conducting canopy optical and structural characterizations during IFC2 as part of his PI activities for MODIS and MISR LAI/FPAR products.

Regional

• Annegarn (WITS) manages the WITS subcontract and provides PIXE analysis for aerosol streaker sample data.

• Piketh (WITS) conducts atmospheric modeling and incorporate SAVE data.  He is in charge of the Ben MacDhui site and equipment, and is lead investigator for ARREX.

• Eckhardt (Skukuza, Kruger National Park) is analyzing historical ground-based, Landsat and light aircraft imagery to quantify fractional woody landcover, and landcover change.  Other KNP staff supporting SAVE include Harry Biggs and Nick Zambatis.

• Otter (CSIR) provides logistical, shipping and technical assistance, and provides soil characterization via her LEAD work in association with Pinheiro.

• Mukulabai (Muke), Bengis (Bibi), Lucio (Filipe), and Versfeld (Wilferd) are on-site technicians at Mongu, Skukuza, Mozambique and Etosha NP, respectively.

Appendix II.  Measurement and Research Activity Notes

LAI, FPAR, % woody cover (Privette, Caylor, Hansen, Scholes) Primary.

- For each site, develop relationships (regressions) between overstory (crown) LAI/FPAR and crown transmission.

  - LAI/FPAR: destructive measurements, models, leaf fall and ceptometer/TRAC/LAI 2000 measurements

  - transmission: calibrated ASD FR spectrometer and portable NDVI meter

- Develop relationships (regressions) between understory (grass) LAI/FPAR and NDVI (both between crown and under crown).

  - LAI/FPAR: destructive and LAI-2000 measurements

  - NDVI: calibrated ASD FR spectrometer and portable NDVI meter, at Terra overpass time.

- Using portable NDVI meter (up and down looking), carry along ground transects (Figure 2) to sample overstory gap fraction and light transmission, and understory NDVI variation.  With relationships from Tasks 1 and 2, estimate total LAI/FPAR and % cover relationships.

  - sensor being developed by Shu (GSFC), integrated with 21X

  - biweekly, possibly daily during leaf out and leaf fall (for Dowty)

- Conduct light aircraft transects and extrapolation region flights with 3-band aerial photography.  Calibrated with ground % cover data on transects, then use relationships from 3 to estimate total LAI/FPAR.  Develop NDVI vs. total LAI/FPAR relationship for imagery.

- Using ASTER and Landsat 7 data, correlate total LAI/FPAR with NDVI and extrapolate over full scene.

- Compare ASTER and L7 estimates of total LAI/FPAR with MODLAND LAI/FPAR

- Strong algorithm collaboration with Myneni/BU LAI/FPAR team.

VI (Privette) Primary.

- On light aircraft transects, continuously sample canopy with ASD spectrometer.  Calibrate with panel on ground.  Conduct sampling at Terra overpass time

  - IFC activity only

- Convolve MODIS spectral sensitivity functions for bands 1-5 with ASD data, and estimate MODIS spectral response.

- Derive relationship between light aircraft 3-band image data and estimated MODIS responses as a function of % cover and LC type (% cover from above).

- Using results from 3, develop a 20 x 20 km^2 estimate of the MODIS VI response.

- Repeat 2-4 for ASTER and L7.

- Compare MODLAND VI product with estimated (nadir) values from fine resolution data.

Albedo/BRDF (Privette, MODIS and MISR instrument teams). Primary/Secondary.

Note: the most meaningful BRDF evaluation will occur during IFC 3 when CAR, AirMISR and PARABOLA III data are available.  Poorer quality BRDF evaluation is possible before that time.  Shortwave albedo evaluations should be of reasonable quality throughout.  Below outlines a possible method.

- Co-locate the light aircraft albedometer on the tower with the continuous albedometers.  Cross-calibrate.

- Overfly the tower and transects with the light aircraft carrying the albedometer (dual CM21 pyranometers, full range).

  - Conduct flight at Terra overpass time.

- Assess relationship between transect albedo and % woody cover and NDVI.

- If relationships exist for 3, develop map based on aircraft, ASTER and L7 NDVI.  If relationships do not exist, grid aircraft data (optimal interpolation?) to MODLAND albedo grid.

- Compare field albedo from 3 or 4 above with MODLAND albedo product.

- Roberts compare temporal trajectories from kernel-based models with LC structure.  Parameterize BRDF model (shadow-based, such as Myneni’s or DART) using ancillary data (see Appendix).

- Compare model-predicted albedo and BRDF at tower with measurements. If reasonable relationship is found in 6, develop gridded BRDF and albedo maps from %cover, NDVI etc. data with BRDF model.

- Compare model-generated BRDF and albedo with MODLAND BRDF and albedo products.

- Compare “SZA-extrapolated” albedo. Fit BRDF model with AMBRALS, and compare retrieved parameters in MODLAND product.

10.  MISR team will deploy PARABOLA III at Etosha in IFC3.

Surface temperature (Pinheiro, Hanan, Privette)  Secondary

- Deploy endmember-targeted radiometers on towers at Skukuza

- Assess effects of slope, aspect, crown, grass, and shading on effective surface temperature

- Compare with aircraft-based TIR measurements

- Scale with ASTER and compare to MODIS land temperatures

Aerosols (Swap, Piketh, Holben/AERONET, Mukulabai) Primary

- Deploy sunphotometers at Mongu, Skukuza and Etosha National Park.

- Streaker samplers modified for field use and deployed alongside sunphotometers

- Compare retrieved optical depths with MODIS and MISR values

- Compare aerosol size and source attributions with standard assumptions in MODIS and MISR algorithm

- Develop spatial variability and trend information for interpolation/extrapolation

Land Cover Land Use Change (Desanker, Hansen, Morisette) Secondary

- Build a fine resolution database using aerial photos, with % woody cover and other parameters, at sample grids across TM scenes

  - emphasizes Mongu, Skukuza; possible also Kasungu

  - may include deployment of a weather station and soil moisture probes at Kasungu

  - possibly include overstory fractional cover and understory NDVI transect measurements or IKONOS

- Comparisons to MODIS LC and LCCC and continuous parameters (DeFries/Hansen) products.

Fire and burn scar (below provided by Justice, Roy, Giglio) Secondary

- Validate MODIS active fire product:

  - opportunistic comparison of MODIS data with airborne remotely sensed data captured as part of other SAFARI worker's activities

  - examination of MODIS data at prescribed burns around Mongu and Skukuza (TBD)

  - comparison of MODIS data with L7, ASTER and the prototype MODIS burned area product

- Validate prototype MODIS burned area product:

  - L7 and ASTER photographic products used to define burned/unburned ground reference maps every 16 days over each campaign

  - select field measurements to identify the burn status of ambiguous regions identified on the photos: mapping the location (GPS) and also state (Kodak gray scale, hand held spherical densiometer, hand held basal area prism)

  - opportunistic assessment of the timing and location of active fires where possible

- Validation locations

  - field work in areas no bigger than a L7 scene (~185km by 185km) preferably concentrating on regions defined by an overlapping ASTER scene (~60km*60km)

    - Mongu, Zambia (175,71) - coordinated with SAVE + Daryl Ward prescribed burns (tbd)

    - Skukuza, South Africa (168,77) - coordinated with SAVE + prescribed burns (tbd)

    - Mutoko, Zimbabwe (169,72) - coordinated with Peter Frost (LULC)

    - Maun, Botswana (174.74) - coordinated with Botswana Range Inventory and Monitoring project (tbd), SAVE (?)

    - possibility of other sites

  - satellite data comparisons performed at other Southern African locations

- Timing

  - 1999 (probably just AVHRR & L5): 1 month dry season (shakeout and training of validation workers)

  - 2000 (MODIS, L7, ASTER): 2 month dry season

  - 2001 (MODIS, L7, ASTER): 1 month wet season (?), 1 month dry season.

NPP/biogeochemical modeling (Gu, Dowty, Scholes, Hanan, Pinheiro) Process modeling

- Gu’s lead: Parameterize a boreal forest model for savanna woodlands, which requires

  - Radiation decomposition in an aerosol-rich atmosphere (diffuse PAR, direct PAR, diffuse NIR and direct NIR);

  - Soil respiration responses to soil temperature and moisture;

  - Sapwood volume and respiration rate;

  - responses of leaf stomatal conductances to environmental factors;

  - leaf photosynthetic capacity,

  - aerodynamic parameters (zero-plane displacement and roughness length) of savanna vegetation

  - For model validation , the following tower flux measurements are needed:

    - sensible heat,

    - latent heat,

    - CO2 flux

    - net radiation.

- Hanan’s lead: Adapt SWAPS biophysical model (savanna SVAT) for Core Sites

  - extend for SAVE/SAFARI-measured inputs (particularly useful: fluxes)

  - validate hydrological and soil physical aspects with measurements (T, H2O)

The model will be driven by commonly available meteorological variables (air temperature, vapor pressure deficit, precipitation, wind speed and global solar radiation). Long wave radiation can be either modeled or measured.

- Pinheiro's lead: Tune SiB2 for savanna and woodland systems using measurements from Skukuza and Mongu.

  - Validate fluxes and study hydrology effects on radiative fluxes.

  - Focus on soil parameterization with J. Berry/Carnegie.

Woodland BGC and reflectance modeling (Dowty, Gu, et al.) Process modeling

- Measure

  - vegetation structural attributes

  - leaf and soil fluxes (short term, ~2 weeks growing season)

- Model Mongu site

  - integrated model includes biophysical, biogeochemical, leaf phenology and canopy spectral components

  - development, integration and evaluation of the phenological model

  - required input: continuous canopy light attenuation data

  - output of LAI and reflectance at plot and daily-to-annual time scales

Historical Analysis of vegetation structure (Caylor, Dowty, Privette) Remote sensing

- Acquire historical CORONA data at near consistent time-of-year.

- Acquire historical AVHRR (incl. Pathfinder), MSS, TM and in-country aerial photography data, some of which will overlap with CORONA imagery and current IKONOS scenes

- Determine relationship between %woody cover and satellite-derived VI

- Develop historical maps and temporal profiles of burning and %woody cover

  - structural dynamics of tree/grass ratio, woody cover, and LAI

- develop a dynamic vegetation model that can predict vegetation structure over the Kalahari

- Develop statistics on fire frequency with location, LC-type, etc.

- Estimate historical emissions for biomass

- Quantify land cover conversion with societal trends (e.g., tarred roads, governments)

Appendix III:  Equipment

Procured by SAVE

2 climb-up towers

3 Streaker Samplers from PIXE

2 CM 21 fast response pyranometers (shortwave) for aircraft

2 sets Kipp and Zonen CM14 albedometers (2 each of red, shortwave)

1 3-band digital camera (for aircraft) with GPS capability and case

3 GPS receivers

3 IBM Thinkpads

2 tool sets

2 tape measures (100m)

ground flags

1 TRAC canopy gap sensor

1 Accupar ceptometer

1 ASD Handheld spectrometer

1 Spectralon panel (18"x18")

8 Soil water reflectometers (TDRs)

5 Temperature Probes (soil thermistors)

1 Munsell Soil Charts

1 Campbell CR10x Datalogger

4 environmental enclosures

1 set fire validation tools

1 power converter/inverter/transformer set

1 box soil cannisters (for gravimetric measurements)

Borrowed from GSFC

3 CIMEL sunphotometers (Mongu, Skukuza, Etosha Nat'l Park) + tower mounts

ASD FR spectrometers

Licor PAR sensors (AERONET)

Licor LAI-2000s

Licor line quantum sensor (PAR)

Dycam digital NDVI camera

StowAway simple light data logger

leaf pressure chamber

3 Campbell 21X dataloggers

Campbell CR 10x datalogger

custom red/NIR sensor (up and down)

TIR handheld sensors

Konica GPS camera

Soil infiltration ring and trowel (Levine)

Appendix IV: Auxiliary parameters required for LAI/FPAR Algorithm validation (from Myneni)

1. LAI and FPAR

2. nadir or bi-directional canopy (plot) spectra (or in MODIS spectral bands, 			particularly red, NIR, blue and green bands)

3. leaf optical properties (raw spectra preferred, although MODIS bands acceptable;

only the mean value of the species in the vertical direction needed)

4. nadir soil/background spectra (or MODIS bands)

5. Fractional vegetation cover (a high IDS need was noted here)

6. Canopy allometric data (height, gap size, crown width)

7. Phenological stage (green-up, mature, senescent) and species composition (either

by MODLAND structural classification or traditional taxonomy).

8. Additional parameters useful: wet/dry status (is canopy wet?), and the amount

of non-photosynthesizing vegetation (litter, etc.) which could be measured at one 	"minimum photosynthesis" stage of the year.

Appendix V: Tucker’s 1 km AVHRR product for SAFARI-2000

TO:		David Starr

FROM:	Jackie Kendall and Jim Tucker, code 923

RE:		Safari-2000 AVHRR 1-km Proposal

Date: 		December 15, 1998

We propose the following activities in 1999-2000:

1.  Provide near-real time (within 6 hours of acquisition) "quick look" data products for flight planning for three periods:

August/September 1999

January/February 2000

August/September 2000

At least one day time and one night time 1-km AVHRR acquisition will be acquired and distributed within six hours of the overpass.

A.  Develop simple procedures for deriving flight planning materials for fire occurrence in the Safari-2000 mission region from NOAA AVHRR 1-km data;

B.  Assist local group (Satellite Applications Center of CSIR/Mikomtek) in implementing "quick look" fire product capability including distribution to Safari-2000 designated mission control center.

2.  Provide post-Safari-2000 analysis products, consisting of day and night single day full-resolution AVHRR 1-km products below, from 5o to 35o S and as far west as the 1-km AVHRR data allow, for three periods:

July 15 - October 15, 1999

December 15, 1999 - March 15, 2000

July 15 - October 15, 2000

Products: 	channel 1 and 2 reflectances (day only); channels 3, 4, and 5 brightness temperatures; latitude, longitude, solar and viewing geometry; and NDVI, cloud, and fire.

All data will be calibrated, geometrically corrected, and mapped to common equal area projection (TDB).

- We will maintain a digital archive of all NOAA AVHRR 1-km data collected during the time periods in #2 above.  These data will be made available to any interested requester for the marginal cost of reproduction.

Appendix VI: Acronym List

AirMISR		Airborne Multi-Angle Imaging Spectroradiometer

AERONET		Aerosol Robotic Network

ASTER		Advanced Spaceborne Thermal Emission and Reflection Radiometer

AVHRR		Advanced Very High Resolution Radiometer

BRDF			Bidirectional Reflectance Distribution Function

CSIR			Council for Scientific and Industrial Research

DAAC			Distributed Active Archive Center

DAO			Data Assimilation Office

EOS			Earth Observing System

ER-2			Earth Resources-2 (high altitude airplane)

ETM+			Enhanced Thematic Mapper+

EU			European Union

FPAR 			Fraction of Absorbed Photosynthetically Active Radiation

GIMMS		Global Inventory Mapping and Modeling System

GPS			Global Positioning System

GSFC			Goddard Space Flight Center

IDS			InterDisciplinary Science

IFC			Intensive Field Campaign

IGBP			International Geosphere Biosphere Program

IRGA			Infrared Gas Analyzer

LAI			Leaf Area Index

LCLUC		Land Cover and Land Use Change

MAS			MODIS Airborne Simulator

MISR			Multi-Angle Imaging Spectroradiometer

MODIS		Moderate-Resolution Imaging Spectroradiometer

MOPITT		Measurements of Pollution in The Troposphere

PARABOLA III		Portable Apparatus for Rapid Acquisition of Bidirectional 						Observations of Land and Atmosphere III

PI			Principal Investigator

PIXE			Proton Induced X-Ray Emission Spectroscopy

NPP			Net Primary Production

NRA			NASA Research Announcement

POLDER		Polarization and Directionality of Earth’s Reflectances

SAFARI 2000		Southern African Regional Science Initiative 2000

SAGE			Stratospheric Aerosol and Gas Experiment

SAVE			Southern Africa Validation of EOS

TOMS			Total Ozone Mapping Spectrometer

UMD			University of Maryland

UVA			University of Virginia

VI			Vegetation Index

WITS			University of the Witwatersrand

WWW			World Wide Web