Natural Resource Management Team for Panama

Improved Management and Conservation of Biodiversity and Critical Watersheds in Panama:

A Design Study for USAID

Panamá, Panamá

Final Draft, May 2006

Natural Resource Management Team for Panama

Improved Management and Conservation of Biodiversity and Critical Watersheds in Panama: A Design Study for USAID

-- Final Draft, May 2006--

Contents

Part I.	Background and Purpose of This Study												1

1.	USAID Objectives and Activities															1

2.	The Existing Watershed and Protected Areas Project									2

3.	Objectives and Approach of This Study													3

Part II.	 The Panamanian Context																6

4.	Biodiversity and Protected Areas in Panama												6

4.1.	Panama’s Biodiversity in a Regional and World Context						6

4.2.	Panama’s Range of Species														13

4.3.	The System of Protected Areas													16

5.	Water and Watersheds in Panama															18

5.1.	Sources of Water and Principal Watersheds										18

5.1.1. 	Precipitation and Surface Water												18

5.1.2.	Groundwater and Reservoirs													20

5.1.3.	Watersheds																	20

5.2.	Principal National Demands for Water											22

5.3.	The Changing Relation between Water Demand and Supply					23

6.	Principal Trends and Problems Affecting Biodiversity and Watersheds					26

6.1.	Deforestation, Sedimentation and Contamination								26

6.2.	Environmental Risks																29

6.3.	Poverty, Biodiversity and Water													30

7. 	Critical Watersheds and Biodiversity Areas												31

7.1.	The Panama Canal Watershed													31

7.1.1.	Principal Characteristics														31

7.1.2.	Biodiversity in the Panama Canal Watershed									33

7.1.3.	Threats to Biodiversity in the Panama Canal Watershed						35

7.1.4.	Poverty in the Panama Canal Watershed										38

7.1.5.	Critical Sub-Watersheds and Areas of the PCW								39

7.2.	Río la Villa Watershed 															44

7.2.1.	Principal Characteristics														44

7.2.3.	Biodiversity in Río La Villa Watershed										46

7.2.3.	Threats to Biodiversity in Río La Villa Watershed							46

7.2.4.	Poverty in Río La Villa Watershed											47

8.	Key Aspects of The Policy Framework													48

8.1. 	Institutional Responsibilities for Biodiversity, Water and Watersheds			48

8.1.1. 	Biodiversity																	48

8.1.2.	Water Resources and Watersheds												50

8.2.	Panama’s Principal International Agreements for Biodiversity

and Watersheds 																	56

8.3.	Current Approaches and Experiences for Ecotourism							58

8.4. 	Current Approaches and Experiences for Cleaner Production					61

8.5.	Policies for Forestry and Forest Management									63

8.6. 	Policy Issues in Biodiversity, Water and Watersheds							64

Part III.	Alternative Interventions for Managing Biodiversity and Watersheds			67

9.		Overview and Points of Entry															67

10.	 	Economic Approaches for Managing Biodiversity and Watersheds					69

10.1. 	Goal and Methodology															69

10.2.	Environmental Services															70

10.2.1.	Background: Environmental Services and Economics						70

10.2.2.	ESP Systems for Biodiversity and Water 									71

10.2.3.	Implementing and Costing an ESP System									76

10.3.	Forestry and Reforestation														78

10.3.1. Background: Links to Biodiversity and Commercial Opportunities			78

10.3.2.	Forestry and Reforestation Needs in the Selected Watersheds				80

# 10.3.3.	Profitability for Landowners													80

10.3.4.	Options for Reforestation in Panama											82

10.3.5.	Costing a Reforestation Program and USAID Options						85

10.3.6.	Related Initiatives																87

10.3.7. Conclusions for Forestry in the Canal Watershed and Río La Villa  			88

10.4.	Sustainable-Seal Agriculture														89

10.4.1.	Sustainable Seals and What They Do											89

10.4.2. Certification and Biodiversity and Watersheds in Panama					92

# 10.4.3. Costing Parameters for Certification Programs								93

10.4.4.Potential Roles for USAID													94

10.5.	Bio-Trade																			96

10.5.1.	Background and Examples													96

10.5.2.	Potential in Panama and the Selected Watersheds							97

10.5.3.	Potential Role for USAID and Cost Considerations							98

10.6.	Ecotourism																		 99

10.6.1.	Definitions																	 99

# 10.6.2.	Local Wealth Creation														100		10.6.3. Current Eco-Tourism Plans in Panama										102

10.6.1.	 Possible USAID Roles														104

11.  	Elements of an Integrated Biodiversity and Watershed Management Strategy		106

11.1.  	Objectives and Action Areas for an Integrated Strategy							106

11.2. 	Strengthening Environmental Governance at the Watershed Level				107

11.2.1.	Local Capacity for Biodiversity and Watershed Management				107

11.2.2.	Strengthening Inter-institutional Coordination								114

11.2.3.	Planning for Watershed and Biodiversity Management						115

11.3. 	Strengthening Conservation Practices in Watersheds								119

11.3.1.	Practices for Biodiversity Conservation										120

11.3.2.	Practices for Water and Soil Conservation									121

11.3.3.	Marketing Environmentally Friendly Products								124

11.4.	Costing an Integrated Management Strategy										127

Part IV. 	Outline of Options for Critical Watersheds										129

12.  	Río La Villa Watershed																129

12.1.	Application of an Environmental Services Payment Program to Support

Biodiversity and Watershed Improvement										129

12.2.	Reforestation in Río La Villa														133

12.3.	Ecotourism in El Montuoso Forest Reserve										135

13.		The Sub-Watersheds of the Panama Canal Watershed								136

13.1.	General Approach																	136

13.2.	Environmental Services Payments in the Panama Canal Watershed				137

Annexes																						139

A.	Maps of Selected Watersheds																140

B.	Globally Threatened Bird Species in Panama											143

C.	Potential Water Charges and Watershed and Biodiversity Recuperation in

The Montuoso Forest Reserve															147

D.	Comparative Matrix of Watershed Characteristics and Threats

E.  List of Persons Interviewed

List of Tables and Figures

Page

Table 1.	Panamanian Plant Species Protected by CITES and UICN				 14

Table 2.	Algae and Other Aquatic Species in Panama								 14

Table 3.	Number and Size of Protected Areas by Management Category			 17

Table 4.	Health Costs Associated with Urban Water Contamination

In Latin America															 30

Table 5.	Population in the Panamá-Colón Metropolitan Area and the

Canal Watershed															 36

Table 6.	Population Growth Rates, Panamá-Colón Metropolitan Area and

PCW (%)																	 36

Table 7.	Types and Degrees of Threats to Ecosystems in the Upper

Chagres Watershed														 37

Table 8.	Characteristics of Principal Sub-Watersheds in the PCW					 40

Table 9.	Distribution and Scope of ESP Schemes Surveyed						 72

Table 10.	Certified Forests in Panama												 82

Table 11.	Hectareage in Certified Forests in Central America						 83

Table 12. 	Cost of the Forestry Development Effort at Different Scales

of Operation																 86

Table 13.	Categories of Ecotourism Experiences										100

Table 14. 	Steps in the Process of Strengthening Local Organizations				108

Table 15.	Improving a Watershed Environment according to Soil Fertility

and Slope																	125

Table 16A.  	Summary of Relevant Environmental Services Provided by Upper

and Middle Watersheds of Rio La Villa: Local Services				134

Table 16B.  	Summary of Relevant Environmental Services Provided by Upper

and Middle Watersheds of Rio La Villa: International Services		135

Figure 1. 	Forest Cover in Panama, 1947, 1986, 1992							 	 12

Figure 2.	Role of Youth in Integrated Watershed Management						111

Figure 3.	The Staircase of Watershed Research and Action							113

Figure 4.	Examples of Elements of a Watershed Baseline							116

Figure 5.	Steps in Establishing SOL Sites and the SOL Process						123

Figure 6.	Identification and Evaluation of Market Opportunities for Small

Rural Producers															126

Improved Management and Conservation of Biodiversity and Critical Watersheds in Panama: A Design Study for USAID

--Final Draft, May 2006--

Part I.	Background and Purpose of This Study

1.	USAID Objectives and Activities

USAID’s scope of work for this study calls for the development of an integrated set of options for improved management of biodiversity and critical watersheds in Panama.  It responds to the Strategic objective of the Panama Mission of “Economic Freedom: An Open, Diversified and Expanding Economy.”  One of the principal results under that objective is the “Improved Management and Conservation of Critical Watersheds.”  Achieving this result is also a key to protecting Panama’s significant biodiversity, which is under threat in a number of critical areas.

The Mission has been laying the foundations for improved management of biodiversity and watersheds through cooperative efforts with the Government of Panama and the private sector to establish and replicate best production practices, improve policies for watershed management, promote appropriate land use patterns, and improve environmental governance by promoting participation of all stakeholders in the design of watershed interventions.

The Mission is also carrying out other, complementary activities in the areas of trade and investment promotion, strengthening the rule of law and increasing transparency in government, and community and local economic development in the Darién.  USAID’s Central American Regional Mission and the Latin American and Caribbean Bureau in USAID/Washington are supporting improved environmental management in the Mesoamerican Biological Corridor, increasing the sales of specialty coffee, mitigating threats to the Amistad Biosphere Reserve (through the Parks in Peril program), and helping protect the Chagres National Park and the Darién National Park, through a debt-for-nature swap for Protected Areas under the Tropical Forest Conservation Act (TFCA).

USAID has been supporting better management of the Panama Canal Watershed and protected areas since 1970s.  The initial emphasis was on institutional strengthening of government agencies involved in watersheds and protected areas, and on defining and implementing improved conservation practices.  More recent priorities have included strengthening participatory mechanisms and civil society organizations, developing and carrying out environmental education campaigns, and supporting certification efforts for sustainable forest management.

2.	 The Existing Watershed and Protected Areas Project

USAID’s current project in this area, managed by AED, has worked in selected areas of the Panama Canal Watershed (PCW) and has had the dual aims of supporting better management of selected sub-watersheds and improved management of protected areas.  It has worked closely with governmental institutions, NGOs, and community organizations in localities where the effort is concentrated.  The emphasis has been on developing pilot experiences that can show the way to better watershed management on a wider scale.  The effort also has led to major reforms in the policy framework affecting the Panama Canal Watershed and has strengthened environmental education.  A recent evaluation of this project highlighted the following key accomplishments:

•	Studies that analyze policy options for sustainable livestock management, plantation

forestry and natural forest management, pineapple production, cleaner pork production, and reduction of soil erosion caused by roads.

- Organization of coordination committees for local stakeholders and demonstration activities to promote integrated watershed management in the Hules-Tinajones and Caño Quebrado sub-watersheds.

- Facilitating agreement among Government of Panama agencies on environmental indicators for monitoring the PCW and on assignment of responsibilities for them.

- Developing communications materials related to integrated watershed management in the

PCW.

- Establishment, jointly with the Panama Canal Authority (ACP) of a $5 million fund for grants to local NGOs for demonstration activities in improved watershed management.

- Completion of a study for a strategy for ecotourism in the Soberanía National Park.

- Helping the National Environmental Authority (ANAM) draft regulations that were approved for administrative and service concessions in protected areas.

- Helping the Panamanian Tourism Institute (IPAT) to obtain a consensus for the national ecotourism strategy.

- Helping the Panamanian Association of Tourism Operators (APOTUR) develop a database of business activity around a national park, and supporting ANAM’s development of a memorandum of understanding with a group of tour operators for development of a tourism cluster based on the concept of an ecological route between two oceans.

- Preparation of a training plan for ANAM personnel related to management and supervision of ecotourism.

- Reaching agreement with ANAM to pave the way for establishment of a foundation that would co-manage the Chagres National Park, and of a steering committee to review the management strategy and oversee implementation of the co-management plan.

- Development of a conservation action plan for this park.

- Facilitated the ratification of a debt-for-nature swap between the Governments of the U. S. and Panama that will provide about $375,000 per year for 14 years to finance conservation activities in the Chagres National Park.

- Preparation of 51 farm management plans to mitigate environmental impacts caused by traditional farming and livestock ranching in the Chagres National Park.

- Investment of $1.5 million in demonstration activities for water supply and sanitation, clean production, and solid waste management.

To this list, the present study team would add:

- Development of an analysis of options for an environmental services payments

scheme in a sub-watershed of the PCW.

- Development and implementation of an extensive program for training personnel of the judicial system, in both public and private sectors, in principles and precepts of environmental justice and their application.

3.	Objectives and Approach of This Study

This study has been mandated to take a broad look at biodiversity and watershed issues and options in Panama, both geographically and thematically.  The scope of work encourages review and selection of other candidate watersheds in addition to the PCW, and it asks for development of optional interventions that promote integrated management of biodiversity and watersheds.  Since the scope of work was issued the potential funding level for the new project tentatively has been revised downward, and hence the option of working in multiple watersheds now faces some uncertainty.  Nevertheless, the Mission has asked the study team to report its findings with respect to other watersheds, since options may still be open, and for possible use in other circumstances in the future.

Budgetary circumstances also may restrict the possibilities for promoting fully integrated, multi-faceted approaches for biodiversity and watershed management.  However, the Mission and the study team believe that interventions must be designed in the context of an integrated view of how watersheds should be managed in order protect them and enhance the environmental services that they provide.  Therefore a central part of this study is devoted to development of the main components of an integrated watershed management strategy that would be applicable for Panama, with appropriate adaptations for each locality.  Part of the process of developing this framework has been a critical analysis of the main threats to Panama’s biodiversity and watersheds and the extent to which existing institutions and policies need strengthening in order to respond adequately to them.

Accordingly, a major thrust of this report is a development of a vision of the issues that need to be faced in order to improve biodiversity and watershed management, and based on that, development of approaches that are likely to be productive, as well as the potential roles of USAID and Panamanian institutions in supporting implementation of those approaches.  Sustainable management of biodiversity and watersheds requires appropriate technologies of production and resource management.  But in order to ensure the technologies are implemented it requires community participation in program design and implementation, tangible benefits for poor communities, economically viable approaches, sustainable sources of financing, adequate institutional capacity and policies, and market-driven processes of resource management.  These issues are discussed throughout this report, in the context of critical areas for biodiversity in Panama.

The link between biodiversity protection and the management of water resources is a strong one.  Water is essential for the conservation of all biological resources.  This means that the higher the environmental quality of a natural site, the more effective the conservation of ecosystems and habitats of both flora and fauna.  Adequate protection of water resources in Panama generally requires maintenance of natural (mixed) forests around water sources and along the numerous permanent and intermittent tributary streams that are found in all watersheds.  Those forests in turn are the main type of habitat for Panama’s internationally recognized terrestrial, aquatic and avian biodiversity, and both flora and fauna also depend on the presence of relatively uncontaminated and reliable supplies of fresh water.

The intimate relation between natural forests and water supplies arises from the conditions that characterize most of Panama’s watersheds.  The slopes in upper and middle watersheds often are steep, especially in the arroyos where the streams are located, and the kinds of natural pastures that replace forests usually do not retain runoff well, so runoff becomes faster and water supplies more seasonal in deforested areas.  The reduction of rates of water infiltration into soils, worsened by the erosion and crusting over of topsoil layers that often accompanies loss of vegetative cover, reduces aquifer recharge and consequently lessens aquifer flows into rivers downstream.  In effect, it reduces the capacity of water systems to store water.  The problem is exacerbated by the fact that the deforestation frequently extends to the riverbanks themselves.  Because of these phenomena, field interviews carried out by the study team uniformly indicated a reduction in dry season water supplies in deforested areas.  In short, forests are important guarantors of he hydrological capacity of a watershed.

In addition, adequate flows of relatively uncontaminated fresh water are essential for the survival of freshwater species (aquatic and amphibian) and some marine resources and there is evidence of degradation of marine habitats along Panama’s coasts.  In some localities contamination of freshwater has severely affected fish populations, aquatic flora and insects.  Section II below comments on the large number of species of flora and fauna in Panama that are classified as critically endangered and locally endangered, and internationally and locally vulnerable, and the nature of the threats to them.

For these reasons, in designing potential interventions in watersheds, this study adopts the following principal and interrelated objectives: i) protecting biodiversity and promoting its increase where feasible; ii) protecting and increasing annual and dry season water flows; and iii) reducing contamination of water supplies, especially in areas where it affects biodiversity.

The working procedures of the study have been designed to provide and describe:

- identification of areas of high biodiversity within the PCW and other critical watersheds;

- an understanding of the range of issues affecting biodiversity and watersheds in Panama, and their technical foundations;

- the main characteristics of critical watersheds and sub-watersheds in the country and the issues particular to each one;

- existing institutions, programs and policies that have been established to deal with the

- issues;

- possible avenues for strengthening those institutions, programs and policies, to increase their effectiveness;

- potential interventions that could be applied in the Panamanian context, and their technical bases and requirements; and

- on the basis of the above, the potential role of USAID in supporting modified and new

- approaches and wider replications of existing approaches.

To fulfill aims i) through iii), an extensive set of interviews was carried out, both in the capital city and in critical watersheds and sub-watersheds (see the annexed list of interviews), and previous studies were consulted (see bibliography).  Site visits were especially helpful in forming a clear perception of the issues on the ground, and they contributed to the process of selection of critical watersheds and sub-watersheds.  Panama’s watersheds exhibit wide variation in basic conditions and in the threats they face from human activity, and to fully appreciate that variation it is vital to have recourse to direct observation, interviews with knowledgeable persons, and review of relevant studies.

Reviews of international experiences, discussions within the study team, and the interviews all contributed to developing an understanding of measures needed to protect biodiversity and watersheds, and of alternative approaches for achieving the results.  The team is very grateful to all the persons interviewed for sharing their extensive knowledge, their patience in answering what sometimes were very long lists of questions, and their willingness to work jointly with the team members to develop and refine ideas.

Part II.	The Panamanian Context

4.	Biodiversity and Protected Areas in Panama

4.1. 	Panama’s Biodiversity in a Regional and World Context

The Isthmus of Panama is one of the planet’s most interesting regions from a biological viewpoint, thanks to the great diversity of species found in a relatively small territory (75,517 km2).  The combination of altitude variations and climate, its geological history, and its geographical position in the neotropics, surrounded by two oceans, have given the country an unusual richness of ecosystems, habitats, species and populations.  They provide the country with very many benefits, both tangible (goods) and intangible (environmental services).  Panama includes 12 of the world’s 30 Holdridge Life Zones.  Those that cover the largest percentages of Panama’s territory are: tropical moist forests (32%), pre-montane wet forests (18%), tropical wet forests (13.4%), pre-montane rain forests (12.6%), tropical dry forests (7%), pre-montane moist forests (3.5%), lower montane rain forests (3.2%), and pre-montane dry forests (3%).

According to (Barthlott, et al., 1996) the plant life of the Isthmus is recognized as one of the six centers of maximum biodiversity on the planet, all of which have more than 5,000 species per 10,000 km2.

Panama is part of two of 34 Critical Biodiversity Places in the world, defined as:

(1) The Tumbes-Chocó-Magdalena Hotspot that runs for 1,500 kilometers through Peru, Ecuador, Colombia and Panama as far as the Canal, covering an area of 274,597 km2.  It is a zone of very high biodiversity and includes the Chocó region of the Darién, the western part of Colombia.

(2) The Mesoamerican Hotspot, which extends from central Mexico to the Panama Canal and includes all of Costa Rica, Nicaragua, Honduras, El Salvador, Guatemala, Belize and two-thirds of Panama.

The Tumbes-Chocó-Magdalena Hotspot includes a wide variety of habitats, from mangroves, beaches, and rocky coasts to deserts as well as the dense, humid tropical forest in the Colombian Chocó and the dry coastal forests of South America.  In general the region can be divided into two regions of great importance for the geography of plant life: the humid and rainy forest of the Chocó in the Darién and Colombia, and the dry forest in the southern part of Tumbesian Ecuador and Peru.  Some 11,000 species of vascular plants have been identified in this region, of which 25% are endemic.  Of this total at least 5,000 were found in the Chocó (Panama and Colombia), which is considered the site with greatest biodiversity of flora in the neotropics and the largest plant community in the world.  The Chocó is home to humid rainy forests of global importance that host more than 300 tree species per hectare, including the genus Podocarpus, Talauma, Hedyosmum, Meliosma, Brunellia, Ponapis and Ilex.

The Chocó forests are considered to warrant the maximum conservation priority on a world level (Dinerstein, 1995).  They have a high degree of endemism but also are under very severe threats.  According to BirdLife International the Chocó region, together with the Tumbesian region in Ecuador, are two of the most important and critically threatened regions in the world.  In the Chocó 51 species of birds are protected.  The region also is rich in species of fauna, including mammals, reptiles, amphibians, invertebrates and fish.

In spite of the fact that the Chocó forests in the Darién are relatively intact and protected by a complex of nature reserves, of which the most representative is the Darién National Park covering 560,000 ha., serious threats to their conservation are posed by factors such as climate change; increased ultraviolet radiation; pressure to alter land use patterns; hunting and capture for sale of species, mainly mammals and birds; and the exploitation of mangrove resources for wood and charcoal.  A bio-geographical analysis of the distribution of terrestrial vertebrates (amphibians, reptiles, birds and mammals), diurnal butterflies, and 37 families de plants (Walschburger, et al., 2002, 2004), suggests it is necessary to strengthen initiatives for the conservation of new sites complementary to the conservation areas already created in the Chocó, and widen the area of study and monitoring from the PCW to northwestern Ecuador.

The Eastern Region of the Panama Canal Watershed is a mountainous area that includes an intricate network of rivers and arroyos and an almost uninterrupted chain of humid forests that connect with the rainforests of the Chocó.  This area includes four life zones (Holdridge, 1979): humid tropical forest, very humid pre-montane forest, very humid tropical forest, and pre-montane rainforest.  They are home to numerous ecosystems and important endemism.  Of 900 species of flowering plants in this area, 143 are endemic (12% of all endemic species in Panama).  In the relatively small area of Cerro Jefe alone 486 plant species were identified in 2003, of which 43 are endemic (Candanedo, et al.).  Regarding fauna, ANAM estimates there are 145 species of mammals in the Canal Watershed.  The most important group is that of bats, which are important as bio-indicators of the state of the forest.  Mammals are abundant in both higher areas (Cerro Bruja, Cerro Jefe, Cerro Brewster) and in lowlands.

The Mesoamerican Hotspot contains both tropical and subtropical plants and is especially rich in biodiversity thanks to its position as a bio-geographical bridge between North and South America and between Central America and the Caribbean.  In addition, it also includes a considerable number of Caribbean and Pacific islands of great biological importance because of their endemism.  Its diversity of mammals is the second highest in the world list of hotspots, and 1,193 species of birds (1,052 resident and 141 migratory) have been identified, a number exceeded only in the tropical Andes.  Scientific assessments show that the region is home to at least 37 threatened species of terrestrial vertebrates.  Of these, 25 are endemic to the southern part of this hotspot and 28 are endemic to Mesoamerica proper.  25 species of the southern region are concentrated in three areas: the mountains of northern Costa Rica; the Pacific slope of southern Costa Rica; and western Panama including Escudo Island in Veraguas.

The Panamanian part of the Mesoamerican Hotspot is the bi-national region of Talamanca that covers the Talamanca-Bocas del Toro corridor formed to a substantial extent by the Biosphere Reserve La Amistad shared by Panama and Costa Rica.  This corridor contains more than one million hectares and connects the Talamanca cordillera with the Caribbean Coast and the wetlands of northwestern Panama and the Indigenous Comarca Ngobe–Bugle.  In this region of the country there are seven protected areas and one indigenous territory that together cover 429,040 hectares of land.  The most noteworthy from a conservation perspective are the International Park of La Amistad (207,000 ha), the Protection Forest Palo Seco (125,000 ha), and the Volcán Barú National Park (14,000 ha).

In the extreme southeastern part of the Mesoamerican Hotspot there are relatively untouched humid and very humid forests of the montane, pre-montane and submontane parts of the Western Region of the Panama Canal Watershed, principally in the areas of Donoso (Colón), the Omar Torrijos National Park (Coclé), and the Altos de Campana National Park (Panama Province).  The combination of variations in altitude and climate provide habitats for 1,332 species of flora in the Omar Torrijos Park and 1,100 in Donoso.  In this part of the hotspot are found 13% of all the endemic plant species of the country, among which are: Manetenia hydrophila, Anthurium coclense, A. Amicola, Matisia exalata, Calophyllum nubicola, Clethra coloradensis, and Dendropanax panamensis.

In the Panamanian part of the Mesoamerican Hotspot various species of fauna can be observed in the forest canopy, including birds (e.g., Capito maculicoronatus and Amazonia ochrocephala) and mammals (Cebus capucinus, Coendou rothschildi, Tonata brasiliensi and Minon crenalatum).  The forest floor supports other bird species (Anamia agamí, Geotrygon veraguensis, Amazilia amabilis) and land mammals such as Tapirdus bairdii, Tamandua mexicana, Puma concolor, Pantera onca and Mazama americana.  Local residents have reported the presence of the Harpy Eagle.  Studies in the region have identified a total of 200 species of mammals, which represents more than 80% of all mammal species found in Panama.  This region also is well known for its amphibians, bats and reptiles.  Among amphibians, the golden frog (Atelopus zeteki) is protected by law.  At present the USA-Panama Golden Frog program is being developed to stop the destruction of habitat of this amphibian and assure its continuing survival.  It is one of the best-known amphibians in the world and has gained fame for its cultural importance.

In the marine part of the hotspot, the Coiba Marine Park is one of the oldest natural reserves and is home to the second largest coral reef in the Pacific.  This reef contains species that are found also in sites such as the Mediterranean, the Caribbean and the Western Atlantic.  Scientific expeditions to these reefs carried out between 1996 and 1998 by researchers from the Universidad Autónoma de Madrid found 19 species of coral from the family Syllidae (subfamilies Autolytinae, Eusyllinae and Exogoninae).  Among them were four species found for the first time in the Eastern Pacific:  Eusyllis lamelligera (Marion & Bobretzky, 1875), Exogone exmouthensis (Hartmann-Schröder, 1980), Proceraea cf. cornuta (Agassiz, 1863) and Sphaerosyllis (S.) magnidentata (Perkens, 1981).  Ten other species new to the Central American Pacific Coast were found.  One-fourth of the species that appeared in the samplings are found only in warm waters of the Pacific.  Other important coral reef sites in Panama are Bocas del Toro, the Gulf of Chiriquí and the Comarca Kuna Yala.

Coiba also is a site with endemic plants and animals.  Of 147 bird species found on Coiba, one species and 20 sub-species are endemic.  The agouti (ñeque) of Coiba Island (Dasyprocta coibae), a sub-species of the howler monkey with hair on all its body (Alouatta palliata coibensis), a sub-species of possum (zarigüeya, Didelphis marsupials battyi), and a sub-species of white-tailed deer (Odocoileus virginianus rothchildi) are species that are not found anywhere else on the planet.

Although it is acknowledged that a large part of the Panamanian portion of the Mesoamerican Hotspot (excepting part of the Western Region of the PCW) is still relatively intact (principally the mountainous chain Parque Internacional de la Amistad-Volcán Barú-Parque Omar Torrijos-Donoso), it is considered threatened by increasing levels of human activity, including land converted for use in monoculture cropping (bananas) and subsistence agriculture, intensification of commercial agriculture in the buffer zone around the Parque Internacional de la Amistad and Volcán Barú, illegal hunting, and selective extraction of timber and non-timber species (the latter mainly orchids), the opening of new roads such as the highway between Almirante and Punta Peña, and possible mineral extraction activities in Donoso.

Panama’s territory contains a disproportionately high number of endangered species, compared to the rest of the world.  Its share of the world’s territory is almost infinitesimal at 0.057% but its share of the world’s endangered plant species, for example, is 3.36%.  For mammals, its share of the world’s endangered species is 1.76%, and for reptiles it is 2.39%.  A measure of the importance of each square kilometer of Panamanian territory can be obtained by dividing this endangered species ratio by the territory ratio.  It may be called the Endangered Species Importance Coefficient (ESIC).  If a square kilometer of Panama had, on average, the same number of endangered species as a typical square kilometer in the rest of the world, the coefficient would be 1.0.  In fact, the ESIC for Panama is very much higher.  Its values are: for plants, 58.95; for mammals, 30.86; for birds, 23.55; and for reptiles, 41.91.  While these high coefficients undoubtedly reflect Panama’s endowment of species in general, they also reflect the global importance of biodiversity protection in Panama.

ANAM has limited capacity to guarantee that the official Protected Areas, which are those areas with the greatest degree of biodiversity, remain intact.  Other factors are that several Protected Areas, including the Amistad Biosphere Reserve, contain human settlements within their boundaries, which increases the risk of deforestation and environmental degradation in spite of Laws that aim to protect the environment, and that some of the Protected Areas are too small to provide adequate protection for the biodiversity they shelter, since their size makes them much more vulnerable to human incursions.

The scheme for biological corridors being promoted by GEF in the Mesoamerican Hotspot, and which the CEPF (Critical Ecosystem Partnership Fund) plans to reinforce, has selected the Talamanca-Bocas del Toro Corridor as one of three priority conservation areas.

The reduction in Panama’s forest cover over the decades is shown in Figure 1 on page 12 (source: FAO).

Figure 1

4.2. 	Panama’s Range of Species

In the year 2000, 44% of the national territory was covered with forests (33,646 km2), which harbor a great variety of plant life.  Panama ranks no. 19 in the world list of 25 countries with the greatest diversity of flowering plants (angiosperms), and no. 4 for Central and North America (Correa, et al., 1998), with 9,000 species (3.5% of all the species recognized at a world level and 10% of those recognized in the neotropics).  Of these angiosperm species, 5,438 are considered vulnerable according to national classifications and 483 species are listed in the CITES Appendix II.  In addition, in Panama 1,100 species of ferns and related plants (gymnosperms; 104 are threatened) have been identified, which represents 7.3% of the

world’s gymnosperms and 27.5% of those found in the neotropics.  Other representative groups of plants in Panama include the briófitas (both hepáticas and mosses, with 826 species;

these are especially important for maintaining water balance in forested areas), lichens (451 species) and algae (1,289 species).  In total, it is estimated that at least 80 species of plants are in critical danger (protected species) and another 1,041 are locally in danger.

In regard to the economic value of Panama’s endowment of plants, more than 100 species of trees with marketable wood have been identified, including big leaf mahogany (Swietenia macrophylla), two members of the cedar family --cedro espino (Pachira quinata) and cedro amargo (Cedrela odorata), cativo (Prioria copaifera), varieties of mangrove, principally red mangrove (Rhizopora harrisonii) and white mangrove (Laguncularia racemosa), and others.  Some trees such as mahogany and the sandbox tree (cativo) are considered overexploited.  Trade in big leaf mahogany is regulated by CITES and its classification has been raised from CITES Appendix III to Appendix II in light of the excessive felling of this tree.  Panama also possesses a wide range of flora species that are used in traditional medicine and foods, both at the subsistence consumption level and as marketed products.

Panama has a high rate of endemism in plants.  Some 1,500 species of plants, or 15% of Panama’s total, have been found that are endemic to the country.  The majority of them are included in the CITES list of threatened species or on UICN’s list of globally threatened plants (Table 1).  According to the World Conservation Monitoring Center (WCMC, 1998), 13 endemic species are threatened according to international data.  They are:

| Adelobotrys jefensis | Couepia scottmorii | Meriania panamensis |
| --- | --- | --- |
| Amphitecna spathicalyx | Dorstenia panamensis | Psittacanthus pusillus |
| Blekea elliptica | Erythroxylum brennae | Sievekengia butcheri |
| Brunfelsia dwyeri | Escheilera garagarae | Struthanthus anamensisi |
| Cordia lesliae |  |  |

The principal loci of endemism are found in the mountains of the Cordillera of Talamanca, which extends from Chiriquí and Bocas del Toro, beginning in Costa Rica, to the central cordillera of El Copé National Park (Coclé); in the central part of the country in Cerro Jefe and Cerro Azul in the Panama Canal Watershed; and to the east and southeast in the mountainous zones of the Darién --the Serranía of the Sapo, Serranía Pirre and Cerro Tacarcuma (Davis, et al, 1997).  Of these sites, Cerro Jefe and Cerro Azul have endangered biodiversity and the others are threatened.

Table 1.  Panamanian Plant Species Protected by CITES and UICN

| Group | CITES | UICN |
| --- | --- | --- |
| Angiosperms | 955 | 369 |
| Gymnosperms | 11 | 6 |
| Ferns and allied species | 33 | 0 |

Source: ANAM, Estrategia Nacional del Ambiente, Riqueza Biológica de Panamá,

Análisis de la Situación Actual, vol. 5/7, Panamá, 1999.

Panama also has considerable diversity of algae and other aquatic plants, both in coastal waters and in fresh water.  The botanical divisions of these plants and their estimated numbers in Panama are shown in Table 2 below.

Table 2.  Algae and Other Aquatic Plant Species in Panama

| Division | Freshwater species | Marine species | Total species |
| --- | --- | --- | --- |
| Algae | 482 | 718 | 1200 |
| Chlorophyta | 309 | 70 | 379 |
| Rhodophyta | 7 | 113 | 120 |
| Euglenophyta | 70 | -- | 70 |
| Pyrrophyta | 13 | -- | 13 |
| Chrysophyta | 9 | 594 | 503 |
| Phaeophyta | -- | 34 | 34 |
| Cyanophyta | 74 | 7 | 81 |
| Spermatophyta | 91 | 7 | 9 |
| Total | 573 | 725 | 1298 |

Source: ANAM, Estrategia Nacional del Ambiente, Riqueza Biológica de Panamá,

Análisis de la Situación Actual, vol. 5/7, Panamá, 1999.

Panama is recognized worldwide for its great variety of birdlife.  It contains 10% of all the world’s bird species (930 species including resident and migratory species), including highly prized birds such as peacocks, parrots, macaws and parakeets.  At least 8 species are catalogued as endemic to Panama (Ridgely & Gwynne, 1993): the fiery throated hummingbird (Selasphorus ardens), the stripe-cheeked woodpecker (Piculus callopterus), the Coiba spinetail (Cranioleuca dissita), the beautiful treerunner (Margarornis bellulus), the yellow-green tyrannulet (Phylloscartes flavovirens), the green-naped tanager (Tangara fucosa), the Pirre bush-tanager (Chhlorospingus inornatus), and the yellow-green finch (Pselliophorus luteviridis).

In the mountains of the Parque Internacional de la Amistad and the Darién and in the central cordillera including the Canal Watershed, there are active nests of the harpy eagle (Harpia harpyja), the largest raptor in the Americas.  Panama shares with the rest of hemisphere 122 regular migratory species and 60 occasional migratory species (Ridgely and Gwynne, 1989).  Internationally recognized nesting sites include the Taboga-Urabá wildlife reserve in Panama Bay, where the largest colony of brown pelicans in the world is found, and the mudflats in the eastern part of Panama Bay.  In 2002 the latter was designated a Wetlands Site of International Importance (Ramsar site), where between 1 and 2 million shore birds arrive each year.  At times there are more than 300,000 birds at this site simultaneously.  In total, about 1% of birds observed in Panama are endemic to the country.

A recent assessment of Panama’s biodiversity offers the following information about the threatened status of birdlife:  Panamanian laws officially protect bird 38 species.  Among them are large birds including 3 tinamous, 2 raptors, and 4 curassows and guans, and also 10 ducks, 1 quail (Odonthoporus gujanensis), 11 doves and pigeons, 6 macaws and parakeets, and the quetzal (Pharomachrus mocino).  However, 1997 national workshop of experts unofficially recommended 210 species be considered threatened (IUCN 1999, Angehr 2003), and in 2000 the workshop recommended 145 species be added to CITES appendix II and 205 species be considered threatened in Panama (ANAM 2000).  These lists are not official.

Since Panama is a biological bridge between the northern and southern hemispheres, the country’s fauna are characterized by many species of South American origin.  On the Isthmus 259 species of mammals have been identified (around 5% of 4,327 mammal species of the planet), of which 14 are carnivorous species and at least 10 are recognized as endemic species.  Thirty-four mammal species are protected by law, including large cats such as the American puma (Puma concolor), the jaguar (Pantera onca), the margay (Leopardus wiedii), and the ocelot (Leopardus pardales), which regularly inhabit the best preserved areas, among which are the Chagres and Soberanía National Parks in the Canal Watershed.  Others protected include 5 edentates (anteaters, sloths and armadillos), all 8 monkeys, 2 canids (bush dog - Speothos venaticus and gray fox), an otter, 3 raccoon-like animals, the manatee (Trichechus manatus), the tapir (Tapirus bairdii), 2 peccaries, all 3 deer, and 3 caviomorph rodents (ANAM 2000).  It is estimated that 10% of the country’s mammals are endemic.

Parker et al. also point out that there are 14 mammal species included in CITES Appendix I, 5 in Appendix II, and 12 in Appendix III (CITES 1998, ANAM 2000).  1997 workshop recommended unofficially that 83 species be classified as threatened (IUCN 1999) and the workshop in 2000 recommended that 10 species be considered as threatened in Panama (ANAM 2002).

Reptiles are another species of fauna strongly represented in Panama, including iguanas, turtles, caimans and a great variety of serpents and vipers.  In an earlier study, Myers stated that there are more than 224 species of reptiles in Panama.  More recently, Ibáñez, Solís, Jaramillo and Rand have estimated there are 229 species of reptiles in the country.  Parker, et al., state, on the basis of ANAM work, that ten species of reptiles are protected in Panama, including the caguama turtle (Caretta caretta), green turtle (Chelonia mydas), Carey turtle (Lepidochelys olivacea), canal turtle (Dermochelys coriacea), Galapagos turtle (Geochelone carbonaria), babillo (Caiman crocodilus), boa (Boa constrictor), and green iguana (Iguana iguana).  CITES Appendices I and II include 17 species of reptiles in Panama.  Here 1997 workshop recommended that 128 species be listed as threatened (IUCN 1999), and in 2000 workshop recommended the addition of 48 species to the list (ANAM 2002).  Twenty-four reptile species are endemic to Panama.

Myers also estimated there are more than 169 species of amphibians in Panama, and the more recent study of Ibáñez, et al., (2001) puts the number at 176, with 16% endemic.  According to Parker, et al., “only one species [of amphibian] is officially listed as endangered (Atelopus zeteki), due to overexploitation and habitat loss.  Eleven species are included in CITES Appendices I and II.  A follow-up review of amphibian conservation status recommended that 100 species be considered as threatened (IUCN 1999) and a recent unofficial [review] found 45 species to be threatened (ANAM 2002).”

Marine fauna include dolphins, a wide variety of sharks and other fish, and a great diversity of crustaceans and mollusks.  It is estimated that there are 190 species of freshwater fish and 1,351 species of marine fish.  “Panamanian coral reefs are among the highest in diversity in the Caribbean region, whereas the Pacific coral reefs’ diversity is highest in the continental American Pacific.  Especially rich are the coral found in the Archipelago of Bocas del Toro, Kuna Yala, the Gulf of Chiriquí, and Coiba” (Parker, et al., 2004, citing ANAM studies).  Of the freshwater fish species, it is estimated that 57 are endemic, making it the category of fauna and flora with the highest degree of endemism.

The project “Conservación and Repoblación de las Areas Amenazadas del Bosque de Manglar del Pacífico Panameño” contains a descriptive study of the marine fauna associated with the mangrove resources in Chame, Azuero and Chiriquí.  It identified 22 unique species in the mangroves of Azuero and 13 in Chame.  Regarding terrestrial fauna in mangrove zones, the study found 83 bird species, 1 mammal species and 3 reptile species in Azuero, and in Chame 32 bird species, 3 mammals, 2 reptiles and 1 amphibian.

Further details of Panama’s biodiversity in selected watersheds are provided in section 7 below.

4.3. 	The System of Protected Areas

The National System of Protected Areas (SINAP) constitutes 65 areas legally designated as part of the system.  They cover 24,468.4 km2 (2.5 million ha.), or 32.5% of the country’s total area.  They represent all the recognized life zones in Panama; the humid pre-montane forest and the dry tropical forest are the least represented.  The national parks protect about 59% of all the protected area of the country.  In the year 2000, they represented a forested area of 10,801.40 km2 (1,080,140 ha), or about 32.1% of the total national forested area in that year (33,645.9 km2).

Twelve protected areas are recognized internationally: (i) the Darién National park, declared a World Natural Heritage Site (1981) and a Biosphere Reserve (1983); (ii) the International Friendship Park, declared World Natural Heritage Site (1990) and Biosphere Reserve (2000), which also includes the Volcán Barú National Park, the Fortuna Forest Reserve, the Palo Seco Protection Forest, the Bastimento Island National Park, the Laguna de Volcán Wetland, and the San San Pond Sak Wetlands; (iii) five wetlands constitute Ramsar Sites: the Wetlands of Punta Patiño (1993), the Gulf of Montijo Wetlands (1990), the San San Pond Sak Wetlands (1993), the Wetlands of the Eastern Region of Panama Bay (2003), and the Damani-Guariviaria Wetlands (2004); and (iv) Portobelo National Park (1980) and the Protection Forest-Protected Landscape San Lorenzo (1980) were declared World Cultural Heritage Sites.

The protected areas are classified in 16 management categories, of which the following are the principal ones:

Table 3.  Number and Size of Protected Areas by Management Category

| Management Category | Number of PAs | Area (ha) | % of National Territory |
| --- | --- | --- | --- |
| National parks | 15 | 1,195,829 | 15.8 |
| Forest reserves | 7 | 346,947 | 4.6 |
| Wildlife refuges | 5 | 136,205 | 1.8 |
| Wetlands (including Ramsar Sites) | 6 | 192,533 | 2.5 |
| Protected Landscapes | 2 | 12,606 | 0.2 |
| Natural Monuments | 3 | 5,739 | 0.1 |
| Other protected areas of the central system | 12 | 567,134 | 7.5 |
| Municipal protected areas | 15 | 11,835 | 0.2 |
| Total | 65 | 2,468,375 | 32.6 |

Source: Autoridad Nacional del Ambiente, Dirección de Patrimonio Natural, Depto. de Administración de Areas Protegidas y Vida Silvestre, Panamá, julio 2005.

Each protected area has diverse natural processes, such as the connectivity of the ecosystems, the representativeness of these ecosystems in the SINAP, the health of the habitat, conservation of key species, biological diversity, conservation of endemic species and the natural state of the evolutionary processes.  Analysis of these characteristics shows that the protected areas of the Atlantic region conserve almost unaltered their vital processes, with pristine environments in preserved to a high degree.  It is different in the Pacific region, where some of the most important protected areas (excluding the Volcán Barú National Park in Chiriquí, the Chagres and Soberanía National Parks in the Canal Watershed, and the Darién National Park) are at risk or show a high degree of intervention and fragmentation of habitats.

Besides the protected areas, 15,103.4 kms2 or 20% of the Panamanian territory lies in five comarcas and one indigenous territory recognized by law.  Since some comarcas and protected areas overlap in their territory, the indigenous people’s traditional practices of using natural resources have helped to conserve natural areas of great biological importance, principally in the Atlantic region where the main portions of the comarcas are located.  Nevertheless, the serious state of poverty in which most indigenous populations subsist, and the pressure of a population growing more rapidly than the nation as a whole, are generating risks for the conservation of the environment in the territories in which they live.

5.	Water and Watersheds in Panama

5.1. 	Sources of Water and Principal Watersheds

Panama possesses considerable quantities of water resources in the form of surface waters, underground water, and reservoirs.  The rainy, and very rainy, tropical climates have until now provided sufficient volumes of fresh water to allow the functioning of activities that have high demands for water, such as the Panama Canal; human water consumption; industry, agriculture and livestock; electricity generation; water transport; aquaculture and other productive activities that require the use of water.

5.1.1. 	Precipitation and Surface Water

It has been estimated (by IRHE) that the volume of annual precipitation of the country is about 223.8 billion m3, equivalent to 3,000 mm of average annual precipitation.  The Atlantic slope receives 36% of this precipitation (some 83.9 billion m3), while the Pacific slope receives 64% (149.8 billion m3).  The country’s average surface runoff is 144.1 km3/year, distributed 60% to the Pacific and 40% to the Atlantic, as indicated by the respective river volumes.

Rainfall patterns are affected by phenomena such as El Niño.  It was weak in the second half of 2005, reducing precipitation levels, and the commencement of La Niña at the end of 2005 and early 2006 generated an increase in rainfall on the Pacific slope and a reduction of it on the Atlantic slope.  In 1997-1998 the El Niño phenomenon hit Panama especially hard, causing a prolonged drought that reduced river flow substantially and affected hydropower generation and the capacity of the Panama Canal to make ship transits.

In addition to the rainfall, the geographical configuration of the country, its relief and geological characteristics are conducive to the presence of an extensive hydrological network.  The continental divide is the mountain chain that traverses the country from East to West, and in it rise the majority of the rivers.  Given the proximity of the mountains to the coast on the Atlantic slope, the rivers are short and the combination of steep hillsides and high rates of precipitation gives rise to rivers with high flow volumes and torrential character.  Their average length is 56 km.  On the Pacific slope, where the mountains are more set back from the coast, the average length of the rivers is greater, at 106 km and their average grade is 2.27%.  On this slope, the alternation of rainy and dry seasons has greater effect on the variability of river flows.

The country’s average annual surface flows total approximately 4,570 m3/s, a little over 60% of which drains to the Pacific.  The largest rivers are the Changuinola (163 m3/s) on the Atlantic slope, and the Bayano (162 m3/s), the Chucunaque (94.8 m3/s), the Tabasará (48.6 m3/s), the Tuira (82.1 m3/s), the Coclé del Norte (40.1 m3/s), and the Fonseca (68.1 m3/s) on the Pacific slope.

In terms of drainage of their watersheds, on both slopes there are rivers with water yields greater than 72 lt/sec/km2), among which are the Changuinola, Guarumo, Cricamola, Calovébora and Guázaro on the Atlantic slope, and the Chiriquí, Fonseca, Tabasará and San Pablo on the Pacific slope.  These rivers have strong potential for diverse uses, and hydroelectric power has been the main use in the last three decades.

The Pacific rivers, in spite of having greater hydrological capacity, are the most variable in their flows over the year.  On the Atlantic slope, the flows are more evenly distributed over seasons, with 20% to 30% of the flow occurring in the months of January to April and 70% to 80% in the rest of the year.  In some areas of the Pacific slope, human activities have reduced the capacity of soils to absorb water, which has exacerbated the rivers’ tendency to flood in the rainy season and to deliver very reduced flows during the dry season.

5.1.2. 	Groundwater and Reservoirs

Little is known about the groundwater resources of Panama, but there are clear indications of declining water tables in the drier parts of the country (see below).  Between 1999 and 2003 annual groundwater extractions in the entire country were about 30 million m3.  The bulk of this water was used for domestic purposes, above all in the regions where surface water is less abundant, as in Azuero and Coclé.

Four reservoirs play a fundamental role in the productive activity of the country:

• 	Gatún (423.1 km2) and Alajuela Lakes (57 km2), which provide water needed for ship

transits in the Canal; this activity represents a daily demand for water of about 10.0 million m3.

•	Bayano (360 km2) and Fortuna Reservoirs, utilized for the production of hydropower.

Also of some economic importance are two natural lakes, Damani Lake (1.7 km2) and La Yeguada (1.1 km2), both of which have the status of protected areas.

    - Watersheds

Watersheds play a vital role in hosting biodiversity, capturing water, regulating its flow year around, recharging underground sources of water, and regulating the natural interconnections between groundwater, rivers and lakes, and runoff.  The country contains 52 watersheds, 18 on the Atlantic slope and 34 on the Pacific slope.  Many of watersheds contain an extensive network of tributary streams as well as principal rivers.  Together these 52 watersheds cover approximately 97% of the national territory.

There are 13 watersheds with more than 2,000 km2 of drainage area each, located principally in Bocas del Toro, Darién and Panama Provinces.  Watersheds with the greatest abundance of water and potential for its utilization are those of the Changuinola-Teribe, Guarumo, Cricamola, Calovébora and Veraguas Rivers on the Atlantic slope and the Chiriquí, Fonseca, Tabasará and San Pablo rivers on the Pacific slope.  However, the Caldera and La Villa Rivers on the Pacific slope are very important from an economic viewpoint although their flow volumes are somewhat less.  The Chagres River, with the artificial lakes of Alajuela and Gatún, is the principal natural vehicle for management of the runoff that is vital for navigating the Panama Canal.

The National Environmental Strategy (2000) identified priority areas and watersheds as a function of the degree to which they are degraded and/or made vulnerable by the human activities carried out in them.  In these areas it is necessary to strengthen management capacity and implement measures to increase the production and efficient use of water resources, develop soil and water conservation projects, consolidate the protected areas as a means of protecting biodiversity, reduce major sources of contamination and generally improve environmental quality.  Among these watersheds are the sub-watersheds of Cirí and Trinidad, areas adjacent to Lakes Gatún and Alajuela, and the upper watershed of the Chagres, all in the Panama Canal Watershed; Río La Villa Watershed; the upper watershed of the Río Bayano, and the middle and lower watershed of the Río Santa María.

For purposes of this study, and after a review of several watersheds in the country, attention has been centered on two watersheds and various sub-watersheds that are especially important from a national economic, social and environmental viewpoint and from the viewpoint of their inhabitants, and in which maintaining biodiversity and the capacity to produce water is a priority.  Both are special places in terms of biodiversity, as described in section 7 below.

The Panama Canal Watershed

This watershed has an area of 5,527.61 km2, divided into the Eastern Region (ROR) with an area of 3,396.49 km2 and the Western Region (ROCC) with 2,131.12 km2.  It contains 63 sub-watersheds (9 in the ROCC and 54 in the ROC).  Since the building of the Canal the rivers of the ROR have fed Gatún and Alajuela Lakes, essential for the production of water for human, industrial and energy uses as well as for the operation of the Canal.

Among the main sub-watersheds in the ROR are those of the Chagres (30.36 m3/s), Pequení (13.80 m3/s) and Boquerón (7.98 m3/s) Rivers in the sub-watershed of Lake Alajuela; and those of the Trinidad (6.71 m3/s), Cirí Grande (7.98 m3/s) and Gatún (6.70 m3/s) Rivers that flow directly into Lake Gatún.  Together the sub-watersheds of Lake Alajuela have a drainage area of 1,026 km2 that represents 30% of the ROR and provides 45% of the total runoff necessary for the operations of the Canal.  Most rivers in this sub-watershed arise in the mountainous zones of the Chagres National Park and are relatively short and have steep grades (Vargas, 1996).

In the northern ROCC, the Indio, Caño Sucio, Toabré and Coclé Rivers constitute an important hydrological reserve for potential use for Canal operations in the future.

Subsequent sections of this report suggest selective interventions in the following Canal sub-watersheds: Boquerón-Pequení-Chagres, which may be considered part of the same ecosystem; Río Gatún; and Río Trinidad.

Río La Villa Watershed

This watershed is the principal source of surface water in the south-central region of the country, known as the Azuero Peninsula (Provinces of Herrera and Los Santos).  Its main watercourse is Río La Villa (29.5 m3/s) that arises in El Montuoso Forest Reserve and drains a total area of 1,284.3 km2.  The tributaries of Río La Villa are very numerous (50 in all) and generally small.  The only ones of significant size are the Río Estibaná (5.99 m3/s) and the Quebrada Pesé.  There are seasonal shortages of water in this region and at times during the dry season not all the competing demands for water, arising from agricultural and livestock activities, industrial plants, and rural and urban household requirements, can be satisfied.  The growth of irrigated agriculture for export (watermelons and cantaloupe) and the opening of the new household water main in Las Tablas will increase the demand for water and is likely to intensify conflicts among uses of water resources.

Groundwater is pumped in the region for household use, agriculture, and industry.  As of 2004, there were 564 wells in watershed, 263 in Herrera Province and 301 in Los Santos Province.  However, interviews with the President of the National Pork Producers Association, MIDA representative in Herrera, ANAM staff in Herrera, and others all confirm that water tables are dropping substantially and that salt water intrusions in wells are observed as far as 3 kilometers from the sea.  It is fair to say that a water crisis is developing in Río La Villa Watershed.

  - Principal National Demands for Water

The major source of pressure on the availability and quality of water is the ever-increasing demand for water for diverse uses throughout the country, principally following:

The Panama Canal

Transits through the Panama Canal between 2003 and 2005 increased from 13,154 to 14,011 ships annually, of which 90% were of deep draft and of these, 44.5% were Panamax ships.  To maintain this level of operations requires a daily quantity of water estimated at 10 Mm3, which in annual terms is equivalent to 58% of watershed’s yearly runoff.  Water for this operation is provided by Lake Gatún, which in turn is fed by numerous tributaries and Lake Alajuela, a reservoir created by damming the Chagres, Pequení and Boquerón Rivers.  In March of 2002, ACP initiated a deepening of the navigation channel of Lake Gatún, which will increase the lake’s storage capacity and the hydrological yield of the watershed by more than 300 million gallons per day.  That is equivalent to an increase of 25% in the usable storage volume of the watershed.  Projections of future demands for the watershed’s resource continue to be carried out on a regular basis.

Municipal Uses

According to the statistics of IDAAN (Instituto de Acueductos y Alcantarillados Nacionales), the production of water for domestic use increased from 311.2 Mm3 (82.1 billion gallons) in 2000 to 340.4 Mm3 (89.9 billion gallons) in 2004.  Households are the major users of municipal water and represent the only class of use that increased in the five-year period to 2004.  The uses of municipal water by percentage have been as follows:

Residential: from 73% (2000) to 75% (2004)

Commercial sector: about 15% during the entire period

Industrial sector: about 2% throughout the period

Public sector: from 10% (2000) to 8% (2004)

Purchases of water represented around of 52% of the total municipal amount in the period 2000-2004, which indicates that a large share of water produced and conveyed for human consumption still goes to unpaid uses.

Electricity Production

The abundant and rapidly flowing sources of water have favored the use of the resource in electricity production since the beginning of 1970s.  In 2004, the gross amount of electricity generated was 5,865.53 GWh, including the SIN (System Interconectado Nacional), the total production of co-generation plants, and the scattered individual systems.  Of that total, 64% corresponded to hydropower and the remaining 36% to thermal.  A major share of the hydropower came from large hydroelectric plants such as Fortuna (32% of total electricity), ACP at Madden Dam (13%), and AES Panama at the Bayano and Estí hydroplants (29%).  The demand for electricity continues to be concentrated in the commercial sector (47%) and the residential sector (33%).  The Government used 15% of the production, while the industrial sector used only 5%, a share that has been declining steadily since the beginning of 2000.

Agricultural Uses of Water

A report of the Aquastat Program of FAO indicates that Panama has approximately 270,000 has. of land appropriate for irrigation, concentrated principally in the provinces of Chiriquí, Herrera and Los Santos.  However, this same report indicates that on the basis of water availability (minimum surface flows), particularly in Herrera and Los Santos, this area shrinks to 71,673 has. (FAO, 1997).  The official registers of public and private irrigation projects indicate that the irrigated area in 1997 was 27,886 ha., substantially less than 50% of the country’s potential.  Most of the irrigated area is devoted to crops like rice, sugarcane, and watermelon and cantaloupe, with a small percentage going to improved pastures.  On the other hand, the official registers do not take into account the use of water for livestock, which for the most part takes the form of small channels and diversion structures in watercourses that guide the fluid onto farms.  These uses occur without the farmer entering into either contracts or concession agreements.

5.3. 	The Changing Relation between Water Demand and Supply

The data mentioned above would appear to suggest that Panama does not face obstacles in meeting demands for water.  The production of water in usable form exceeds the various current uses.  Similarly, the country’s small population (3.22 million in 2005, estimated to grow to 4.01 million in 2020, which will be equivalent to a population density of only 18.8 inhabitants/km2), and also the relatively moderate pace of development of the productive sectors, together would indicate that the demand for water probably would follow current patterns.  However, the commercial sectors, including the Panama Canal, are dynamic and bulk large in the national economy, and they could create new patterns of water demand.  Twice in recent years it has been necessary to restrict cargo loads on ships transiting the Canal because of water shortages.  In addition, the continuing deforestation in watersheds like Río La Villa and the increasing contamination of water supplies could make water scarce in some areas and more costly.  Therefore it is becoming essential to take measures to safeguard water supplies, especially in some areas of the country.

The practice of not charging irrigation users for water reflects the mindset that prevailed in the past, that Panama always would have abundant water.  But ACP is now starting to carry out studies to assess the opportunity cost of water, which is another indication that the era of unlimited water supplies is coming to an end.

Other factors that should be taken into account in assessing the future availability of water, and to prevent a future water crisis, are the following:

The spatial distribution of water resources

Although most of the country’s hydrological resources are located on the Pacific slope, it is in that region where the deterioration and degradation of watersheds is most evident.  These trends are a result of the deforestation and inappropriate cropping patterns that have brought about an accelerated process of erosion and sedimentation, altering the hydrological regime of rivers and producing more frequent floods during the rainy season and a significant reduction of flows, even water scarcity in some rivers, during the dry season.  The Pacific slope contains around 86% of the country’s population and more than 90% of all the industries, services and commerce, and therefore it is where the main pressure on water resources occurs and where the biggest human impacts on water quality and quantity are observed.

Furthermore, water resources of the Pacific slope are themselves distributed very unevenly.  The areas least favored with water endowments are the south-central region of the country (Veraguas, Coclé and Azuero) and the western part Province of Darién.  The effects of human activity on watersheds in Azuero (the rivers La Villa, Tonosí, Guararé, Parita, Estibaná), in Veraguas (the Santa María) and Coclé (the rivers Grande, Chico and Antón) have exacerbated and extended water-deficit periods beyond the traditional dry season (ANAM, 1999).  In the Azuero and Coclé regions a marked scarcity of water is now being experienced in the dry season, along with sharp competition for access to water.

In the case of the Darién, in spite of having some of the fastest-flowing rivers in the country (Chucunaque, Tuira, Sambú), in the western part of the Province the only hydrological reserve of importance is the Filo del Tallo, which protects small rivers and arroyos (Iglesias, Punoloso, Metetí, Portuchao, Quebrada Félix and others), that constitute the only sources of water for a growing population, with the result that some towns and settlements have permanent problems of supply of water supply.

Climatic phenomena

By virtue of being within the Intertropical Convergence Zone, Panama is exposed to abrupt seasonal and annual changes in precipitation and temperature, associated principally with the occurrence of fluctuating phenomena such as El Niño and la Niña.  The scarcity of rains generated by these phenomena was felt with great impact in 1997-1998 in much of the country’s economy: (i) the hydroelectric reservoirs reached their lowest levels ever, requiring the use of additional thermal generating capacity to meet electricity demand; (ii) water levels fell in Lakes Gatún and Alajuela, obliging Canal management to reduce ship transits from 13,459 in 1995 to 13,158 in 1998, and the volume of cargo transiting the Canal fell from 216.7 million long tons in 1995 to 189.9 million in 1998; (iii) in the agricultural sector, approximately 70% of pastures and crop yields were affected by the drought, which led to losses of more than US$16 million; (iv) there was a lack of sufficient water for both irrigation and human needs.

Between May-August of 2001 and the end of 2001, with another occurrence of El Niño, rainfall dropped to its lowest level in the historical records and again there were adverse effects in the availability of water for human use, electricity generation and agricultural production.  Historical data on extraction of underground water for human use indicate a significant increase in their volumes in the year 2001 (32.5 Mm3) in relation to 1999 (30.3 Mm3), and extractions fell again to longer-term levels in the following years.

Long-term climate change

This global phenomenon could augment the frequency and impact of climatic events in the Central American Region, including Panama, which in combination with human effects on the local environment could affect permanently the relationship between water supply and demand (CATHALAC/PNUD, 2005).  In fact, research by MIDA indicates that practically all the Pacific Region, excepting the southeastern part of Chiriquí, is the area most likely to be affected by adverse climatic phenomena, and the greatest impacts probably would occur in the area known as the “dry arc” that covers the Pacific Region in southern Veraguas, Herrera, Los Santos and Coclé.  Adverse climatic events in this zone, through their effects on the hydrology of rivers and on agriculture, could also increase the vulnerability of poor households.

6.	Principal Trends and Problems Affecting Watersheds and Biodiversity

6.1. 	Deforestation, Sedimentation and Contamination

Alterations of the ecosystems of watersheds affect their natural habitats and consequently their biodiversity.  In addition to the destruction of habitat, inappropriate agricultural practices and deforestation bring about various forms of contamination, soil erosion and sedimentation, and they in turn have negative impacts on water quality and the filtration capacity of soils, increase surface runoffs in rainy periods, and upset the hydrological equilibrium of rivers.  These changes affect many classes of species, starting with aquatic species and amphibians, and of course loss of forests affects a broad range of species.

In the sub-watersheds of Gatún, Alajuela and Gatuncillo in the ROR, the urban pressure (from Las Cumbres, Cerro Azul, Sabanitas) and widespread use of land for pastures (Boquerón Abajo, Salamanca, Gatuncillo), have brought about deforestation of extensive areas, the major part of which has occurred in buffer zones for the national parks of Chagres, Soberanía and Camino de Cruces.  Within the protected areas, studies of forest cover (ANAM, 2002) indicate that the rate of deforestation has diminished, and there has been a slight net increase in forest cover in these parks between 1992 and 2000.  However, site-specific studies carried out in the Chagres National Park and in its buffer zone in 2003 (Urrutia) and 2005 (Tovar, et al.), showed that the number of livestock ranches increased from 134 in 1998 to 180 in 2005, and the livestock population did as well, growing from 3,543 head in 1998 to 4,498 in 2004.  Given the prevailing practices for raising livestock, this trend undoubtedly has led to a reduction of forest cover in those parts of the watershed.

Another factor of importance in regard to deforestation is the fact that subsistence agriculture has increased in recent years, and it is considered the principal cause of deforestation within the Chagres Park (Tovar, 2005).  It is probable, therefore, that both deforestation and natural revegetation are occurring in different areas of watershed.  Other indicators that reinforce this hypothesis are the increase of brush and secondary forests within and outside the park, and the fact that on the Atlantic slope on the park’s northern periphery, new rural settlements are arising on “new lands,” that is, lands that were not cultivated previously.

Water quality is generally high in the upper parts of the sub-watersheds of the PCW.  However, studies carried out as part of the PMCC (1999) and more recently by ACP, indicate that the annual production of sediments (tons/year/km2) in some rivers of the watershed is increasing.  These sediments affect the clarity of water, block sunlight and increase the quantity of nutrients, affecting in some cases species that inhabit the rivers.  Cases in point are:

• 	In the Río Chagres (Chico monitoring station) the production of sediments has been

highly variable in the period 1998-2004: the minimum sediment load was 91 t/year/km2 in

2001 and the maximum, 805 t/year/km2 in 2004.

• 	In the Río Gatún (Ciento station) except in the year 1999 when the sediment loads were

unusually high (505 t/year/km2), from 2001 onward there appears to have been a sustained

increase in them (from 105 t/year/km2 in 2001 to 350 t/year/km2 in 2004).

• 	In the Río Pequení (Candelaria station), there appears to be a high correlation between

flow increases and the quantity of sediments; for example, in the years 1998, 2001, 2002

and 2004 (when the flow rates were very high) the quantity of sediments also

increased from 374 t/year/km2 in 1998 to 798 t/year/km2 in 2004.

The problems of sedimentation in bodies of water, the dragging of soil particulates to the lower parts of the watershed and loss of soil productivity in the upper parts of it, can be mitigated by protecting the remnants of forests, facilitating the regeneration of the forest cover with appropriate species, and the promotion of tree crops.

Water contamination in the PCW mostly originates in the lower part of the rivers in the Eastern Watershed, along the corridor of the Transisthmus Highway, from industries, repair shops and small-scale service outlets, and households (PMCC).  There also are localized sources of organic contamination higher up, particularly in Boquerón Abajo, from pig and poultry keeping and inadequate management of latrines.  The organic wastes have affected oxygen levels in nearby portions of Lake Alajuela.

The principal effects of continuing discharge of wastewater (domestic and industrial) and of solid wastes can be summarized as follows: (i) microbiological contamination by fecal and other coliform bacteria from cattle ranches and pig and poultry farms, as well as by wastes produced by the concentration of population, commerce, industry and services in the sub-watersheds of the rivers Chilibre, Chilibrillo and Gatún, at levels exceeding by four- or five-fold the internationally accepted norms; (ii) between 1997 and 1998, during the rainy period, the concentrations of dissolved oxygen in water have been less than 4.8 ml/liter in the Chilibre, Chilibrillo, Palenque and Gatún Rivers, which is below the internationally accepted norm of 5 ml/liter; (iii) in the Obispo, Gatuncillo, Chilibre, Quebrada Ancha, Chilibrillo, Palenque and other rivers, the concentrations of nitrogen also increased in the same period, which is another indicator of the increasing contamination by organic material.

Of 170,687 has. of mangroves in the country, a considerable percentage in the Pacific coast (Anguizola, et al., 1989) has been converted to shrimp cultivation and to landfills for agriculture and touristic and urban developments (Punta Chame, Aguadulce, Chiriquí).  Although scientific research about the dynamics of mangrove ecosystems and their marine species has been extensive, it is recognized that more studies are needed in this area, including about the reproduction patterns of principal species, in order to support initiatives for restoration of mangroves that so far are insignificant in Panama.

In Bocas del Toro and the Comarca Kuna Yala in the Atlantic Region, the overfishing of species such as lobsters, crabs and sea snails, sedimentation and the eutrofication resulting from nutrient contamination of waters are having severe impacts on coral formations, above all in some parts of the Archipelago of San Blas in the Comarca Kuna Yala.  In 1992 in San Blas, the disappearance of herbivorous species caused an increase of micro algae of more than 50%, reducing the area of live coral to less than 10% of its original extent.  A significant increase of algae populations also was observed in the area of Bahía las Minas and Portobelo (Colón).  The loss of coral not only signifies a loss of natural environment but also of a great variety of fish and crustaceans that depend on the coral, which translates into loss of marine biodiversity, an important economic loss, and a reduction of the natural coastal protection provided by coral.

The mangrove is a coastal ecosystem consisting of groups of trees that can tolerate high concentrations of salt and survive in flooded areas because of tides.  Prospering under these conditions has required certain adaptations: roots exposed to the air, seeds that float, and specialized structures that permit the interchange of gases in soils without oxygen.  These characteristics distinguish it from the rest of the community of flora, but it is no less important and in fact constitutes one of the coastal systems of greatest ecological and economic value.

Multiple economic in interests converge in mangrove areas, given the variety of resources that this habitat contains.  Worldwide these systems are being destroyed by, among other factors, dredging and filling operations, the construction of dams, urban development, sediments and toxic contaminants arriving via rivers, eutrofication and a rising sea level.  Klemas et al. (1993) indicate that during the last two centuries some regions of the United States have lost more of 50% of these environments.  The degradation of estuaries, lagoons and other coastal habitats is increasing also because they feel the impact of activities carried out in inland areas distant from the coast, mangroves being the terminal ecosystems watersheds.

These considerations are not foreign to the mangrove ecosystems of Panama’s Pacific Coast.  They are subject to constant pressures that have brought about their deterioration and even destruction.  The establishment of aquaculture operations, agriculture, livestock, and the extraction of forest products figure among the principal causes of degradation of mangrove ecosystems.  The “Study of the sources of water in the areas of the mangrove project”, which contains a physical and chemical analysis of the sources of effluents that reach the mangroves, identified significant levels of contamination especially by solid wastes and hydrocarbon residues.  In light of these threats and the ecological fragility and diversity of mangrove habitats, appropriate management strategies, and in some cases protection measures, are called for.

6.2. 	Environmental Risks

The impacts of atmospheric phenomena such as heavy rains and windstorms, combined with of changes in soil use patterns and deforestation, tend to bring about floods, mudslides and droughts.  They also accelerate the process of erosion and loss of nutrients from soils.  In the last five years the constant inundations in watersheds of the rivers Changuinola and Sixaola (Bocas del Toro), Chucunaque (Darién), Indio (Colón), La Villa (Herrera), Caldera and Chiriquí Viejo (Chiriquí), Cabra and Pacora (eastern Panama City) have affected a large number of communities, with very substantial human and material losses.

In the eastern region Panama Province and in the Canal Watershed, particularly in the buffer zones of Chagres National Park (Cerro Azul, Las Cumbres, Sabanitas, Gatuncillo, Boquerón Abajo, Salamanca, etc.) and Soberanía National Park (the rivers Cabuya, Chilibre, Chilibre Centro, María Eugenia, plus the Madden Dam area, etc.), there has been an accelerated process of urbanization without adequate measures for environmental management in the context of an insufficient endowment of surface drainage systems, and with insufficient systems for potable water distribution and inadequate management of solid wastes.  The latter frequently are thrown in ravines or bodies of water or left near mangroves.  This kind of situation is also observed in areas to the west of the Canal, in the districts of La Chorrera and Arraiján.  In the lower watershed of Río La Villa and the middle watershed of Río Caldera, spreading urbanization reaches right up to riverbanks, leaving significant stretches of the rivers without any protection zone.

The lack of a forested buffer zone along the upper reaches of the Río Cabra in the Panama metropolitan area, for example, was a major reason why floods there in 2004 resulted in fatalities.  SINAPROC is working on establishing better early warning systems in watersheds that are particularly at risk, but prevention has to start with better environmental management of watersheds.

Contaminated water can have serious health effects.  Gastric and skin infections are common consequences.  The team’s interviews in Boquerón Abajo, Panama Canal Watershed, revealed cases of hepatitis from contaminated local water supplies.  Bacterial contamination of wells also has been reported in Azuero.  Although the team is not aware of studies in Panama of the health costs of water contamination, a study by the World Bank of those costs in various countries of Latin America is suggestive.  Its results are shown in Table 4 below.

Table 4.  Health Costs Associated with Urban Water Contamination in Latin America

| Country | Area of Study | Annual Health Costs (US$ million) |
| --- | --- | --- |
| Brazil | Entire country | 130 – 389 |
| Chile | Santiago | 96-149 |
| Colombia | Bogotá | 16.9 |
| Mexico | Entire country | 3,600 |
| Peru | Entire country | 500 – 1,000 |

Source: Taken from: Marked-Based Instruments for Environmental Policymaking in Latin America and the Caribbean, Lessons from Eleven Countries, World Bank Discussion Paper No. 381, World Bank, Washington, D.C., November 1998.

  - Poverty, Biodiversity and Watersheds

Poverty in Panama still is mostly a rural phenomenon although large numbers of rural poor have been migrating to the fringes of the Panama metropolitan area.  The Population Census of 2000 and the Living Standards Survey of 2004 (MEF-PNUD) show that the poor and extremely poor constitute 25.8% of the country’s total population 62.7% of the rural population.  In monetary terms this means that while the mean monthly household incomes in urban areas were US$535, in rural areas they were less than a third of that, at US$163).  This latter figure is less than 70% of the estimated cost of the basic basket of household necessities (US$225).  Hence poverty is closely associated with food insecurity.

A study carried out recently under the auspices of MIDA, PNUD and the World Food Program, titled Análisis y Cartografía de la Vulnerabilidad a la Inseguridad Alimentaria en Panamá, reveals that the areas more vulnerable to food insecurity are those where access is difficult and soils are not appropriate for annual crops but rather for forests.  In other words, they are largely located in upper watersheds and, in some cases, middle watersheds.  In these areas their quest for subsistence leads them to reduce natural habitat by felling trees, engaging in subsistence agricultural activities that are damaging to soils and water resources, and hunting wildlife.  The poorest areas identified in poverty studies include those of the upper watershed of Río La Villa in Herrera and those of the Chagres, Boquerón, Pequení Rivers in the PCW.  These are among areas selected by this study as most appropriate for interventions for management of biodiversity and watersheds.

The poverty analysis suggests that these poor populations are natural custodians of a great biological richness associated with upper watersheds and protected areas.  Although traditionally they have been depredators of that richness in their struggle to overcome poverty, with proper programs they can become guardians of it while at the same time improving their living standards.

The poor, both rural and urban, also suffer the greatest impacts of occurrences of severe weather.  This has prompted SINAPROC to seek the support of the Japanese Agency for International Cooperation (JICA) for developing four important community projects in high- risk zones.  The projects are:

- Management Local of Risks in the Darién, in the corregimientos of Sambú and

Jaqué;

- Reduction of Flood Risk in 3 corregimientos of the District of Panama (24 de

Diciembre, the Mañanitas and Pedregal);

- Developing a Risk Management Manual for teachers;

- Second phase of the Reduction of Flood Risks Project in 4 corregimientos (Parque

Lefevre, Curundú, Tocumen and Pacora).

- Critical Watersheds and Biodiversity Areas

As the main options for concentration of the new Program for Management of Biodiversity and Critical Watersheds, this study recommends three areas of the traditional part of the Panama Canal Watershed and the entire Río La Villa Watershed in Azuero.  These are all areas of outstanding biodiversity, they are vital for water supply in critical areas of the country, and they all face serious threats of various kinds to their natural environments.  Descriptions of these areas and the reasons for their selection follow in the rest of this section.

Prior to selecting these watersheds, a number of other watersheds were investigated carefully, and their main characteristics and threats to biodiversity are summarized in one of the annexes, for reference.

7.1.	The Panama Canal Watershed

7.1.1.	Principal Characteristics

The traditional Panama Canal Watershed comprises 339,639 hectares on both sides of the Canal.  It includes all the drainage areas that flow into Lake Gatún.  It lies between Panama City and Colón and its longest axis runs from the Chagres National Park (wholly included in watershed) in the northeast, to where the isthmus’s central spine of mountains starts to rise again in the southwest.  In terms of administrative jurisdictions it lies in the Provinces of Panamá and Colón and is bounded by the following administrative units (and includes parts of some of them):

the districts of Panamá, Arraiján, La Chorrera, Capira and Chame on the south;

the Comarca de San Blas on the east;

the districts of Santa Isabel, Portobelo and Colón on the north;

the district of Chagres on the northwest; and

the district of Penonomé on the west.

The areas to the north and northwest of the traditional watershed drain into the Caribbean and the areas to the south, to the Pacific in Panama Bay.  The creation of Lake Gatún in the center of the watershed means that, uniquely, waters of the Panama Canal Watershed flow into both the Atlantic and Pacific Oceans.  (See the PCW map in Annex A.)

In 1999 the definition of the watershed was amended by Law 44 to include an area farther west with hydrological resources that could potentially be used for the Canal in the future.  It covers  213,112 hectares.  This new area includes the districts of La Pintada and Penonomé in Coclé Province, part of the district of Donoso in Colón Province, a bit of the Province of Panamá.  It is known as the Western Region of the watershed, or ROCC for its Spanish acronym.  Its sub-watersheds, which drain into the Caribbean, are: Coclé de Norte, Río Indio, and Miguel de la Borda/Caño Sucio.

The traditional watershed has come to be known as the Eastern Region, or ROC for its acronym, although it includes areas that lie geographically to the west of the Canal.  The work of the current USAID watersheds project is concentrated in the traditional Canal watershed.  In its work on the Panama Canal Watershed (PCW), this design study for a new project also has reviewed options only in the traditional watershed.

Together the ROCC and ROR cover part of the Provinces of Panamá, Colón and Coclé, and they included 11 districts, 50 corregimientos, and 950 populated localities in 2000).  In the ROR an estimated 47% of the land is in forest.  The ROCC has been more affected by deforestation.  In that region mature forests cover around 24% of the land, and disturbed forests about 17%.  About half the region’s remaining forest is found in the Omar Torrijos National Park.  Including activities in disturbed forest areas, about 65% of the ROCC has been altered or completely deforested for use as pastureland or cropland.

Among watersheds in Panama only the PCW has its own administrative entity, the Panama Canal Authority (ACP), with responsibilities not only for operation and maintenance of the Canal and related activities but also for protection of the hydrological resources of the watershed and for supplying water to Panama City, Colón, Arraiján and La Chorrera.  To strengthen coordination with line Ministries and other governmental organs that have a presence in the watershed, a special coordinating body was created, the Inter-Institutional Commission for the Hydrological Watershed of the Canal (CICH).  Both ACP and the CICH were created by Law 19 of June 11, 1997.

The members of CICH include:

The Panama Canal Authority (ACP).

The Authority for the Inter-Oceanic Region (ARI, abolished in December, 2005).

The National Environmental Authority (ANAM).

The Ministry of Housing (MIVI).

The Ministry of Agriculture (MIDA).

The Ministry of Government and Justice (MINGOB).

Caritas Aquidiocesanas.

Fundación Natura.

CICH also has the authority and responsibility to work with local governments in the PCW and with all NGOs and community and producer organizations in watershed.  The role of ACP is described in greater detail in a subsequent section.

Economic Importance of the PCW

The PCW also has unusual economic importance for Panama, because its waters enable the Panama Canal to function, it supplies potable water to cities, towns and villages in the watershed and adjoining areas, and it is a source of hydroelectric energy.  In 2004-2005, the transit of 14,011 ships through the Canal and other activities directly administered by ACP generated $1.2 billion, about 8% of Panama’s GDP.  In the same period the National Treasury received directly from Canal operations a total of $448 million, more than 40% of total fiscal revenue (El Faro, no. 5, 2006).

The Canal generates additional income for the country through activities that have arisen because of its presence, such as port operations, ship supply, shipping service agencies, and the like.  It is estimated that direct and indirect income from the Canal account for about 25% of GDP.  Because of the importance of the Canal, the Government and ACP are interested in increasing the capacity of the waterway.  Several kinds of improvements are in the planning stage, including a set of larger locks, widening key stretches of the Canal, updating its technology and other projects designed to increase its efficiency and reliability.

7.1.2.	Biodiversity in the Panama Canal Watershed

The PCW also represents a strategic resource for the conservation of the environment and biodiversity.  Studies of flowering plants carried out over many years conclude that the traditional watershed (ROR) has forests and other ecosystems of surprising biodiversity.  “The Santa Rita Ridge and cloud forests within the watershed offer unparalleled biodiversity, including many species found nowhere else in the world.  The watershed’s ecological and economic values cannot be overstated . . . [The Chagres National Park] harbors many species native to Panama and represents the northernmost range of several South American mammal, bird, and reptile species, as well.  The Chagres is particularly important to neotropical migratory birds such as raptors, songbirds and aquatic birds.  Endangered species such as the harpy eagle and jaguar find refuge within the watershed.”

These conclusions have been reinforced by international publications which confirm that the Filo de Santa Rita and the Chagres and Soberanía National Parks figure among the sites with greatest biological diversity in the tropics, worldwide (UICN, 1994; WCMC, 1997).  In addition, the Barro Colorado Natural Monument is one of the most important tropical research sites in the World.  The assessments of the PMCC (1999) in the ROR showed that it harbors a wide variety of woody plants (1,125 species), many of which are considered rare or are included in the lists of vulnerable species or species in danger of extinction that are issued by the UICN and CITES.  Equally, there are many endemic plants in the PCW: of 316 species reported in the Filo de Santa Rita, 141 are unique to that sector.  A similar situation characterizes the flora of the mountains in the Campana and Omar Torrijos National Parks.

In light of its importance, extensive scientific monitoring of the PCW’s natural resources was initiated in the period 1996-1999 through the USAID-supported Monitoring Project for the Natural Resources of the Panama Canal Watershed, known by the initials PMCC.  The Smithsonian Tropical Research Institute (STRI) was responsible for the scientific aspects of the project, in coordination with INRENARE (now ANAM).  In 1998, the study found, as noted, that 47% of the traditional watershed was covered in forests.  Of these forests, 69% are within the protected areas of the Chagres, Altos de Campana, Soberanía, Camino de Cruces National Parks and the Barro Colorado Natural Monument.  These areas form part of the eco-region of humid forests of Panama’s Pacific zone, and from a Central American regional biodiversity perspective they are considered significant, threatened, and meriting a high conservation priority because of the pressure of human activities.  The Chagres National Park alone contains 55% of the forests in the PCW and 80% of its protected forests.

The PMCC found that from 1974 to 1998 the forested area in the PCW had decreased by 43%.  However, it emphasized that “currently there is no evidence of extensive [continuing] deforestation” and “the greatest number of deforested parcels were found in the northeast region, between Lake Alajuela and the Santa Rita Ridge (Filo de Santa Rita); and conversely the smallest number was found in the southwest, in the Districts of Chorrera and Capira.”  Field visits of this design team found evidence, based on observations of trained persons, that deforestation has continued in the Filo de Santa Rita, although this area is known for its richness of biodiversity.

According to the PMCC study, the majority of mature forests are found in three National Parks  —Chagres, Altos de Campana, Soberanía— and the Barro Colorado Monument.  The remaining forests are secondary, mostly along the banks of the Canal.  The mature forests have greater diversity of species.

The study identified 1,125 plant species in the monitoring sites, of which 200 may be considered rare.  Five species new to Panama were found in the Filo de Santa Rita, which is not a protected area.  In the watershed there are 112 species of reptiles, representing 50% of the national total.  The watershed also is home to 160 species of mammals, which is about 70% of the national total (op. cit., p. 31).  It hosts 650 bird species (68% of the national total) and 93 species of amphibians (53% of the national total).

As noted, a measure of the ecological value of the PCW is the fact that many of its species are rare or in danger of extinction.  For example, of 81 bird species observed in the headwater zones of the Río Trinidad, as part of the PMCC, 32 are considered in danger of extinction.  Also, of 38 bird species protected by law in Panama, 25 are found in the PCW.

Natural habitats represent 35% of the area of the ROCC.  However, they are highly fragmented and the trend is toward their disappearance, with the exception of the ecosystems in Omar Torrijos National Park.  Studies carried out between 2001 and 2002 (ACP, 2003) indicate that in spite of the loss forest cover, the region still contains significant diversity of flora and fauna: 1,343 species of plants have been identified, representing about 13% of Panama’s estimated total, even though the region covers less than 3% of the national territory.  Of all the species identified, 173 are under some degree of threat according to the UICN and CITES lists, and 40 species found in the region had not been identified previously in Panama.  As in the ROR the region contains profuse birdlife with 406 species identified (42.3% of the country’s total).  Of those, 173 are in danger of extinction or under some degree of threat.  Although the mammal population is less varied it still is quite diverse with 86 species, and there are 75 species of amphibians and 65 of reptiles.  Both regions of the Canal Watershed contain a great diversity of insect life and aquatic life.

7.1.3.	Threats to Biodiversity in the Panama Canal Watershed

In general, the overexploitation and/or selective extraction of species of flora and fauna leads to the loss, and in extreme cases the extinction, of native species, weakening the biodiversity of a site.  In addition, the introduction of exotic species in many cases decimates native species.  An example has been the introduction of the so-called “paja canalera” (Saccharum espontaneum) in the Panama Canal Watershed, which impedes natural forest regeneration because it rapidly colonizes cleared areas.  Another example has been the introduction of 54 exotic species of fish --among them, carp, tilapia, and sergeant fish (Abudefduf saxatilis)-- that have affected the local species (ANAM, 1999).  The introduced aquatic species include the manatee (Trichechus manatus), which was introduced into Lake Gatún in 1964 with the aim of controlling the spread of aquatic plants.

Another example of introduction of exotic species is reforestation with species such as teak (Tectona grandis) in some areas of the ROR, including the Filo of Santa Rita that has been renowned for its richness of biodiversity.  Stands of teak reduce the biodiversity of a habitat and contribute to soil erosion and an increase of sedimentation in rivers because they do not allow plant growth on the forest floor.  Interviews by the present study team with inhabitants of the area of Boquerón Abajo in the PCW revealed that illegal hunting has almost eliminated species that were abundant before in that area, such as deer and the peccary (zaíno), which also has contributed to a reduction of the number of jaguars in the area.

In Panama’s watersheds, deforestation and illegal hunting are the main threats to terrestrial ecosystems, and contamination is the main threat to waterways and wetlands.  According to the Environmental Report of ANAM (1999), the loss of forests, principally on the Pacific slope, has caused the loss of some species and the reduction of populations of others, and has forced some species to adapt to new habitats.  Interviews with inhabitants of the sub-watersheds of Los Hules, Tinajones and Caño Quebrado in the ROR, where forests have been converted to agricultural and livestock uses, revealed “… the disappearance of species such as turkey-hen (pava), agouti (ñeque), agouti paca (conejo pintado), peccary (zaíno) and species that lived in the rivers and along their banks … and also of timber species such as spiny cedar (cedro espino or bombacopsis quinata), mahogany (caoba), loquat (níspero), Hippophae rhamnoides L. (espino amarillo) and of others that formed part of the life of native forests” (IRG, 2003).

This is not an isolated situation, and fish, plankton, algae and water plants, and water insects also have been affected by the severe contamination of rivers such as the Matasnillo, Juan Díaz, Río Abajo, Curundu that flow into the Panama Bay, and the Chilibre and Chilibrillo in the Transisthmus Highway Corridor, that flow eventually into Lake Gatún (PMCC, 1999).

Rapid population growth, coupled with urbanization in some areas of the watershed, is one of the main causes of these threats to biodiversity.  In all four decades from 1950s through 1990s, the population of the Panama Canal Watershed grew more rapidly than the population of the entire Panama City-Colón metropolitan area.  Tables 5 and 6 illustrate these trends.  Historically, many of the migrants to the PCW have come from the “dry arc” of Azuero, especially Herrera and Los Santos Provinces, pushed out by the poverty that has and still characterizes many of the rural areas there.  These demographic and social trends have been documented by Stanley Heckadon-Moreno, whose work was updated by ANCON.  These migrants have been major agents of deforestation in the PCW and also in the Darién.  ANCON’s study documents several focal points of settlement of the migrants in the PCW, including the sub-watersheds of Río Trinidad, Río Gatún and Río Boquerón, areas close to the southern and southeastern shores of Lake Alajuela; and Donoso in the ROCC.

Table 5.  Population in the Panamá-Colón Metropolitan Area and the Canal Watershed

| Region | 1950 | 1960 | 1970 | 1980 | 1990 |
| --- | --- | --- | --- | --- | --- |
| Metropolitan | 289,645 | 431,070 | 632,353 | 876,776 | 1,148,668 |
| Canal watershed | 21,987 | 33,458 | 52,832 | 77,211 | 113,303 |
| % in watershed | 7.6 | 7.8 | 8.4 | 8.8 | 9.9 |

Source: PMCC, Informe Final, 30 junio 1999, p. 367.

Table 6.  Population Growth Rates, Panamá-Colón Metropolitan Area and PCW (%)

| Region | 1950-1960 | 1960-1970 | 1970-1980 | 1980-1990 |
| --- | --- | --- | --- | --- |
| Metropolitan | 3.9 | 3.8 | 3.2 | 2.7 |
| Canal watershed | 4.1 | 4.5 | 3.7 | 3.8 |

Source: PMCC, Informe Final, 30 junio 1999, p. 368.

An exercise in ranking the types and degrees of specific threats to the upper watershed of the Río Chagres has been carried out recently by The Nature Conservancy.  Three ecosystems and two species were chosen as indicators of the health of the biodiversity in this area, and the threats to them were classified as shown in Table 7.

It should be noted that the nature of the threats differs from area to area within the Panama Canal Watershed.  However, this table illustrates threats that are encountered in other sub-watersheds and watersheds as well.  In middle watersheds of the PCW the threat levels are generally higher than those shown in this table, and in both the middle and upper watershed of Río La Villa some threats are also at a higher level.

Table 7.  Types and Degrees of Threats to Ecosystems in the Upper Chagres Watershed

| Type of threat | Ecosystems and species |
| --- | --- |
|  | Cloud forest | Deciduous forests | Riverine systems | Harpy eagle | Jaguar | Overall threat level |
| Extensive ranching |  |  | medium | medium | high | medium |
| House construction | Medium | High |  |  |  | medium |
| Mineral extraction |  | High | low |  |  | medium |
| Hunting |  |  |  | medium | medium | medium |
| Entry of exotic species | Medium |  |  |  |  | low |
| Poultry production | Low |  | low |  |  | low |
| Uncontrolled extraction of plants | Low | Low |  |  |  | low |
| Operation of dams |  |  | low |  |  | low |
| Subsistence agriculture |  |  | low |  |  | low |
| Overall threat level | Medium | High | low | medium | medium | medium |

Source: The Nature Conservancy, Alto Chagres: Construyendo un Mecanismo para Medir el Éxito de la

Conservación, en colaboración con ANAM, USAID y SOMASPA, Panamá, octubre 2005.

Most of the threats listed in Table 7 can be seen in site visits.  Forest clearing for livestock activities is very evident, for example, in areas like Río Trinidad, Gatuncillo, Boquerón Abajo, parts of the Río Gatún watershed, and throughout the Río La Villa Watershed.  A threat that cannot easily be witnessed but is exceedingly pernicious for biodiversity is hunting and capture of wild creatures for sale.  A study of the ecology of the Panama Canal Watershed reached the following conclusions about the threat posed by these activities:

“Hunting [and capture of wildlife] is practiced in almost all the Canal Watershed, it is most intensive in the zones closest to the protected areas, in spite of their legal protection, and in areas of brush [new growth] and secondary forests.

“The communities that exert the greatest pressure on wildlife are Trinidad Arriba, Trinidad Abajo, Nuevo Emperador and Arraiján in the western part of the [traditional] watershed, and Chilibre, the path of the Panamá-Colón train, Frijoles, Santa Rosa, Altos de Pacora, Boquerón, and San Juan de Pequení, in the eastern sector.

“Illegal hunting is destroying the biological heritage of watershed.  However, it is not hunting for subsistence that is producing the greatest damage, but rather “sport” hunting and “commercial” hunting [and capture] that have reduced the populations of wild animals.  Some species that previously were very common in the Canal area today are rare and even have been eliminated from watershed.  Such is the case of the white-lipped peccary (Tayassu pecari), the puma (Puma concolor), Baird’s tapir (Tapirus bairdii), the great curassow (Crax rubra), and the harpy eagle (Harpia harpyja).

In the case of the sub-watersheds of the Pequení and Chagres Rivers, a threat that should be added to the list in Table 7 is the selective cutting of particular species of plants.  This is carried out on an increasing scale by the indigenous populations of the eastern shore of Lake Alajuela in order to obtain fiber and natural dyes for the handicrafts they sell to the tourists that cross the lake in small boats to visit their home sites.  As a result, those species are becoming more difficult to find in an ever-larger radius around the villages in that area.

    - Poverty in the Panama Canal Watershed

The situations of the Eastern and Western Regions of the Panama Canal Watershed are different in regard to the population density, economic opportunities and poverty.  There are also significant differences with each region.  In much of the ROR there are few settlements. Sparseness of population typifies the sub-watersheds of the Cirí Grande, Trinidad, Los Hules, Caño Quebrado, Gatuncillo and Mandinga Rivers and the northern and eastern part of the Chagres National Park.  Other areas of the ROR are more densely populated, such as the sub-watersheds of the Chilibre and Chilibrillo Rivers, particularly in the part corresponding to the Transisthmus Highway Corridor.  In the ROCC, the sub-watersheds of the Indio, Caño Sucio, Coclé del Norte and Toabré Rivers have the main part of the region’s population, but on the whole population density is much lower that in the ROR.

In terms of welfare indicators, the settlements of the sub-watersheds of the ROR have basic services such as potable water, electricity, telecommunications and access roads.  The most serious problems are the inadequate management of solid wastes and the limited capacity of sewerage systems, with the consequence that a large part of waste water and solid wastes go directly into the Chilibre and Chilibrillo Rivers, and their tributaries, without treatment (PMCC, 1999; ANAM, 1999).

The economic activities of these populations along or near the Transisthmian Highway are concentrated in services, sales, small industries, commercial agriculture and livestock.  The urban poor of the sub-watersheds of Chilibre and Chilibrillo are small-scale merchants and manual laborers with low skill levels that work in construction, industry, mechanical repairs, farms (day laborers on farms belonging to others), domestic service, and the provision of menial office labor.

The rural populations that inhabit the other sub-watersheds have less access to basic services.  The non-poor, who are the minority, are involved principally in commercial agriculture and raising cattle, pigs and poultry.  The largest part of the population is dedicated to subsistence agriculture, small livestock ranches, or agro-forestry work; or works in day labor jobs or as ambulatory salespersons, artisans; or owns micro-enterprises such as kiosks and shops.  The average income of these families varies from US$133 to US$200/mes, below the cost of the bundle of basic family necessities.

According to MEF data, on the basis of the 2003 Living Standards Survey, all the corregimientos of the western part of the ROR, with the exceptions of Ancón and Nuevo Emperador, are classified as having medium and high rates of poverty.  In corregimientos like Cirí de los Sotos (sub-watershed of Cirí Grande) the estimated average monthly household income was only US$64.  In the corregimientos of the eastern zone of the ROR (those of the Transisthmus Highway Corridor, Puerto Pilón, and Cristóbal in the Province of Colón), the average household income level is higher, but on average it does not rise above US$400/month.

In the ROCC the population is at greater economic disadvantage.  On average the population of the region receives less than US$100/month, typically through sporadic sales of products such as coffee, cassava, plantain, beans, oranges, pigs and barnyard poultry, and through activities of small kiosks and work as day laborers or domestic servants.  The lack of rural roads and electricity services reduces possibilities for marketing and processing products and thus reduces opportunities to develop higher-productivity activities that could generate higher levels of income.

    - Critical Sub-Watersheds and Areas of the PCW

The areas of the PCW that are recommended as candidates for concentration of effort in the new Program are:

- The group of sub-watersheds consisting of Río Boquerón, Río Pequení, and Río Chagres (the latter above Lake Alajuela).  These rivers and their drainage areas form an ecological unit and all are characterized by low-intensity rural economic activity in their lower reaches and mostly intact mature forest in their middle and upper reaches.  These watersheds all fall within the Chagres National Park, and their waters flow into Lake Alajuela.

- The middle and upper Río Gatún Watershed, with emphasis on the Filo de Santa Rita and the Sierra Llorona.  Most of these areas fall within the Chagres National Park but the Filo de Santa Rita mostly lies in a buffer zone for the Park.

- The middle and upper Río Trinidad Watershed plus the Altos de Campana National Park, in which the headwaters of the Río Trinidad rise.

These sub-watersheds and areas are shown in the map displayed in Map 1 in Annex A, and some of their main physical characteristics are set out in Table 8 below.  Together with the watershed of the Cirí Grande River, they account for an overwhelming share of the hydrological resources of the PCW, so this latter river is also included in the table for the sake of completeness.  These three areas selected within the PCW are among the areas with the most noteworthy endowments of biodiversity.

Table 8.  Characteristics of Principal Sub-Watersheds of the PCW

| Sub- Watershed | Drainage area, km2 | Average flow, m3/s | % area in forests | Soil erosion rate, tons/km2/year | Index of soil protection |
| --- | --- | --- | --- | --- | --- |
| Chagres | 403.1 | 30.8 | 96 | 242.2 | 0.97 |
| Pequení | 140.3 | 13.7 | 88 | 405.1 | 0.97 |
| Boquerón | 87.7 | 8.0 | 70 | 554.8 | 0.92 |
| Gatún | 115.6 | 6.6 | 60 | 306.0 | 0.76 |
| Trinidad | 169.0 | 5.9 | 24 | 117.1 | 0.55 |
| Cirí Grande | 187.9 | 8.6 | 18 | 190.7 | 0.58 |

Source: Sistema de Información Geográfica, Diagnóstico físico conservacionista en los principales sub-cuencas del Canal de Panamá, USAID, ANAM and Louis Berger, mayo 2000.

Notes:  The soil erosion rate refers to measured sediments in the rivers.  The soil protection index is a function of the ground cover; its values are zero for exposed soils and urban uses, 0.42 for pastures, 0.65 for brush, and 0.80 for forests.  The index shown here is a weighted average where the weights are the proportions of the sub-watershed with each type of ground cover.

The Sub-Watersheds of Ríos Chagres, Pequení and Boquerón

The upper and middle watersheds of the Boquerón, Pequení and Chagres Rivers form the heart of the Chagres National Park and are responsible for much of the richness of biodiversity in the Park associated with humid tropical forests, very humid tropical forests, and pre-montane rainforests, principally mature forests.  All of the Upper Chagres Sub-Watershed is located within the Chagres National Park, which is the most important area of biodiversity within the PCW.  It is considered part of the humid forests hotspot of the Chocó.  The pre-montane rainforests of this area are home to the geological formations comprising Cerros Brewster, Bruja, Jefe and Azul, which are recognized worldwide for their extremely high degree of biodiversity and endemism.  The vegetation consists primarily of bosque perennifolio ombrófilo tropical latifoliado sub-montano and bosque perennifolio ombrófilo tropical latifoliado nuboso, which are characterized by greater endemism than the lowland forests.  Riverine systems are well represented by the Río Chagres and the numerous tributaries that have a substantial variety of aquatic species.

Cerros Jefe and Azul have been included in the National Biodiversity Strategy, designed according to the guidelines of the Convention on Biological Diversity, with a high priority for conservation in-situ.  The area of Cerro Jefe is an important center of endemism for epiphytes (parasitic plants that grow on the trunks of trees), orchids, ferns and bromeliads: of the 143 endemic plant species identified in the Chagres National park, 43 species are found only on Cerro Jefe (TNC-ANCON 2003).

In regard to wild fauna, this region is among those with the greatest diversity, with 88 species. The greatest concentrations are found on Cerros Azul, Jefe and Brewster, which have been inventoried as recently as 2003.  The four endemic mammal species (Marmosops invictus, Liomys adspersus, Reithrodontomys dariensis and Coendou rothschildi) reported in the Panama Canal Watershed (Samudio 2002) are found in this area.  There are also records of large animals as the jaguar (Panthera onca) and the puma (Puma concolor), as well as other large mammals like the tapir (Tapirus bairdii), the white-lipped peccary (Tayassu pecari), the collared peccary (Tayassu tajacu) the red brocket deer (Mazama americana).

The Upper Chagres Watershed is the second most important area in the Park for bird species, with 155 species recorded.  Several of them are found in the conservation lists of ANAM, CITES and UICN, in particular the striped-cheeked woodpecker (Piculus callopterus) and the Pirre bush-tanager (Chlorospingus inornatus), both species endemic to Panama, and the harpy eagle (Harpia harpyja), the most representative bird of prey in Central America and the national bird of Panama.  Other species in the area of special biological importance include salamanders (Bolitoglossa schirodactyla and Bolitoglossa cuna) and amphibians that are considered bioindicators of the quality of the forest ecosystem.

In the area’s waters more than 50 species of freshwater fish have been identified, along with crustaceans and the Caiman crocodylus.  It is estimated that at least half of the fish and crustaceans have economic value.

The sub-watersheds of the Boquerón and Pequení Rivers include ecosystems of lowland forests, cloud forests, and riverine environments.  Their diversity of flora and fauna is similar to that found in the Río Chagres sub-watershed, and it is even richer in diversity of bird species.

Table 7 above summarizes the threats to the Upper Chagres Sub-Watershed.  It may be added that the main threat to the area as a whole, including all segments of the sub-watershed, is urban growth around the boundaries of the Chagres National Park, particularly in Nuevo Caimitillo on the southwestern boundary and the residential developments of the Panama City metropolitan area around Cerro Azul on the eastern boundary, and in the buffer zone --principally the corregimientos of Chilibre and Las Cumbres situated along the Transisthmus Corridor.  The rate of population growth in Las Cumbres was 6.98% and in Chilibre it was 3.15% in the decade 1990-2000, rates much above that of the country as a whole (2.0%).

Subsistence agriculture is a low-level but ongoing threat, especially given the fragility of the soils –it is estimated that 3 ha. of forest in the sub-watersheds are cut to plant crops each year. A larger risk is the extensive livestock operations that have been increasing near the settlements around the Park boundaries, especially Nuevo Caimitillo and Quebrada Ancha, and also Santa Librada in the Río Gatún Sub-Watershed.

The upper watershed of Río Boquerón faces an additional threat of settlers moving in from the Portobelo side, to clear land for farming and ranching, which is part of the more general phenomenon mentioned in section 6.1 of population intrusions into the northern periphery of the Chagres National Park, from the Atlantic side.

Another threat has been posed by the extension of the road network from Nuevo Caimitillo to the port of El Corotú on the shore of Lake Alajuela, which has the potential to generate soil erosion and sedimentation in an ecologically sensitive area and also is likely to encourage the arrival of more settlers in the areas near the existing settlements of Victoriano Lorenzo, Tranquilla, Quebrada Benítez, and Emberá Drua.

One cause of this migration to the PCW and to these Sub-Watersheds in particular has been the Regional Land Use Plan for the area, which proposes to expand the urbanization process along the Transisthmus Corridor.  In addition, the indigenous Emberá communities have been encouraged by tourism activity, promoted by hotels in Panama City and Colón, to increase their settlements in the area.  Another cause is poverty, which has been driving subsistence agriculture and some of the livestock expansion.

In the sub-watersheds of Río Boquerón and Río Pequení, the main threats to biodiversity are extensive livestock raising, gold mining by traditional methods, and the expansion of human settlements.  Traditional gold mining uses pressure pumps that severely degrade riverbanks and the entire riverine ecosystem.  It also contaminates water with mercury used to extract the gold itself.  Livestock activities affect natural systems more in Boquerón and Río Gatún than in any other part of the traditional Canal Watershed.

Another form of contamination of the waters in the Río Boquerón sub-watershed is human waste, owing to lack of adequate sanitation facilities.  In addition, cooking with fuel wood is common in the area, which puts more pressure on trees that can be used for this purpose.

Among the root causes of these problems are the weak management capacity of the Park administration and the lack of sufficient efforts to educate local populations on environmental issues.  Equally, national authorities have not invested enough in potable water and sanitation facilities in the area.  These factors combine with the prevailing poverty of the residents to generate forces that continue to degrade the area’s biodiversity, and prevent it from recovering previous levels.

Río Gatún Sub-Watershed and Filo de Santa Rita

The Filo de Santa Rita in the Río Gatún Watershed “has been recognized for is high levels of biodiversity and endemism . . . During the PMCC Project, four of the five reports of plants new to Panama were registered in the Filo de Santa Rita.”  As mentioned earlier in this report, 316 plant species have been identified in the Filo de Santa Rita, of which 141 are unique to that area, but the area’s biodiversity probably is still not fully documented.  Most of the Filo de Santa Rita is not part of the Chagres National Park, lying just outside it, but it is an important buffer zone for the park and it is an integral component of the ecosystem that includes the Sierra Llorona cloud forest in the Park.  It is a biological corridor between the Chagres and Portobelo National Parks.  The Río Gatún Watershed is one of the main areas of the Chagres Park where jaguars were sighted in 2003-2004 (Nature Conservancy, 2005).  In regard to hydrological functions, this watershed is one of the largest sources of water for Canal operations, after the complex of the Boquerón, Pequení and Chagres Rivers (Table 8).  As a result of land clearing activities, in part for livestock development, soils in the Río Gatún Watershed are significantly less protected than the soils of those three rivers.  Extensive swaths of land are currently covered by pasture grasses and with the above-mentioned aggressive grass called paja canalera, which inhibits regeneration of the natural forest.

A major threat to the Filo de Santa Rita is the clearing of native forest for teak (ibid.), and a recent visit by this study team to the site confirmed that forest cutting has arrived to the very border of the park and slightly within it.  Areas that five to eight years ago were covered with native forest now are bare except for native grass and scattered stands of teak and some brush.  There are reports of systematic extraction of plants (orchids and others) from the zone also, and the Filo has been classified as an area of high threat to biodiversity in a recent participatory workshop held for the purpose of developing a conservation plan for the Chagres area (op. cit., p. 32).  Some landowners in the area appear to be interested in establishing private nature reserves, which could represent an important option for recovering native vegetation in the buffer zone.

Río Trinidad Sub-Watershed and the Altos de Campana National Park

The third area selected as a candidate for the activities of the new Program is the Río Trinidad Sub-Watershed and the Altos de Campana National Park, located in the southwestern corner of the traditional Panama Canal Watershed.  This park was created by Executive Decree no. 35 in 1977 and covers 4,816 hectares.  About 35 percent of it lies within the Panama Canal Watershed and that portion includes the headwaters of the Río Trinidad, which is another main source of water for the Canal.  This area has been less studied than the Chagres National Park and its buffer zones, but it has been found to be important from a viewpoint of biodiversity, and it is considered exceptional for its species of reptiles and amphibians including the endemic and protected golden frog (Atelopus zeteki).  Other special values of the Altos de Campana National Park include cloud forest, petroglyphs and other archeological resources.

ANCON’s 1995 study reported, only in the upper and middle sub-watershed of Río Trinidad, 245 plant species including 4 that are endemic and 5 that are threatened.  However, further investigations increased that number significantly and according to the latest ANAM information the Altos de Campana Park alone harbors 566 plant species.  In regard to fauna, the species identified in the watershed include 267 species of birds (27 threatened and 40 in CITES appendices) and 39 mammals.  More recent studies have concluded that the park is home to 86 species of reptiles (9 threatened and 1 protected by law) and 62 of amphibians.

It is likely that the number of mammal species is greater than these estimates suggest, because a fairly recent study of bat populations in Altos de Campana identified 22 species of bats, and the researcher reported that probably there are more bat species since the traps were not set in areas that other bat species would frequent.

The main threats to the biodiversity of Río Trinidad-Campana have been extensive ranching and farming, in part carried out by the hundreds of families who reside within the park’s boundaries.  There also has been timber harvesting in the past, facilitated by a large number of timber concessions.  Growth of the residential area of the town of Chicá represents another a threat to the Altos de Campana National Park.  The suggestion has been made to widen the park’s boundaries on the Río Trinidad side to incorporate remaining fragments of forest and thus strengthen the park’s viability as a natural habitat.  Given the park’s proximity to Panama City and the Pan-American Highway, and its unusual ecosystems and scenic attractions, there is potential to increase the rate of park visitations to help support strengthened park protection.

7.2.	Río la Villa Watershed

7.2.1.	Principal Characteristics

The Río La Villa Watershed serves the most populous and economically important part of the Azuero Peninsula, in the south-central region of the country.  Its main population centers are Chitré (capital of Herrera Province), La Villa de los Santos (Los Santos Province), and Pesé Herrera).  Río La Villa provides water to a total population of about 92,925.  This watershed is one of ANAM’s highest national priorities for ameliorating environmental damage.

Río La Villa arises in a Protected Area known as El Montuoso Forest Reserve, and it is also fed by a large number of small streams throughout the upper and middle parts of watershed.  El Montuoso is also the headwaters for two other rivers (Tebario and Mariato) that flow in a different direction and serve thousands of other persons in the Provinces of Herrera and Veraguas.  (See the map of this watershed in Annex A.)  El Montuoso Forest Reserve is one of the last three remaining patches of native tropical dry forest ecosystem in Panama.  This ecosystem is the most threatened one in Panama, and in Latin America in general.  Although this type of life zone represents 10 percent of Panama’s territory, it represents only 0.09 percent of the coverage of the System of Protected Areas.  Biological studies of the reserve have found it to have extraordinarily high concentrations of wildlife, including a number of endemic plant and animal species.

Decades of traditional land use patterns and deforestation have led to an alarming degradation of Río La Villa Watershed.  When it was created by enactment of Law no. 12 of 1977, forests covered about 9,000 hectares of its total area 10,375 hectares.  Now it is estimated that as few as 1,000 hectares may remain in forest.  Deforestation for expansion of cattle ranching and subsistence agriculture has severely degraded the upper and middle watersheds.  Overgrazing and an almost complete lack of trees characterize the pastures.  This degradation has had important impacts on both water supply and the reserve’s outstanding biodiversity.  Loss of habitat is severe, both from direct impacts on loss of species and from indirect effects due to loss of biological corridors and changes to local climate.  Total water flow has been reduced in the lower watershed where most of the population lives, and now there is more pronounced seasonality in river flows (most notably, extremely reduced flows in the dry season).

El Montuoso Reserve and its buffer zone are rather densely populated with subsistence agricultural producers.  About 1,477 persons live within the reserve’s boundaries, in tiny settlements, and about 6,000 persons live in 100 settlements in the entire upper and middle parts of watershed.  They exert substantial pressure on the already-limited forest, water and wildlife resources of the region.

Downstream water demand has created additional pressure for the province.  Increased population in urban areas and large-scale expansion of agriculture have created growing demand for a resource that is increasingly scarce, and they have led to its serious contamination in the lower watershed.  Furthermore, there has been little effort to structure or otherwise manage water use.  Groundwater extractions exceed recharge rates for underground resources (ANAM), lowering water tables and pulling salt water into the freshwater reserves.

External pressures, in particular climate change, will also play an important role in watershed’s future.  Scientific models for the region (including those used by the Government of Panama) assume increased temperatures and decreased precipitation for the Azuero peninsula for the coming decades.

The combined effect of these three forces --environmental degradation in the upper watershed, lack of water demand management in downstream areas, and long-term climate trends-- is a substantial risk of collapse of the water system in the region and extinction of its biological diversity.  Secondary effects could include perpetuating the extreme poverty in the region (which includes the second-poorest district in Panama), and fueling further migration of residents to other parts of the country, with potentially detrimental environmental and social effects in their destinations in the Panama Canal Watershed and the Darién.

7.2.2.	Biodiversity in Río La Villa Watershed

A recent study of the biodiversity in El Montuoso Forest Reserve concluded that:

“In spite of its small size, El Montuoso Forest Reserve exhibits a truly surprising biodiversity . . . [it contains] between 36 and 63 plant species per parcel [of 01.ha.], a figure higher than that reported for parcels in the neotropical humid forests . . .”

This study and others identified the following numbers of species in El Montuoso: trees, 4,983; other plants, 255; fish, 13; amphibians, 23; reptiles, 33; birds, 118; mammals, 41, crustaceans, 4; and mollusks, 2.  Of the mammal species, 23 are included in the UICN and CITES lists of threatened species; 17 of the plant species are on those lists. Three of the bird species are in danger of extinction, and 21 are included in the CITES Appendix 2.  One reptile species (Iguana iguana) is in danger of extinction.  Another is considered endangered and one is considered vulnerable by UICN and CITES.

The study also identified 1,252 species of insects, including fifteen species of butterflies and moths (Lepidoptera), of which some are rare.  The plant life of El Montuoso contains enormous diversity, including species of vanilla that are likely to have considerable market value and more than one hundred plants with potential medicinal value.  At least 15 plant species are included in the UICN-CITES preliminary lists of threatened species.  The plants of the Reserve include the very rare Drosera cayennensis, an insect-eating species, and the Holm oak or ilex tree (Quercus corrugata), also rare.

    - Threats to Biodiversity in Río La Villa Watershed

The rapid deforestation trend is the major proximate threat to biodiversity in the Río La Villa Watershed.  Forests have been largely replaced with pastures, even in El Montuoso Forest Reserve, and deforestation has removed many of the wooded areas that once surrounded the headwaters and arroyos of the numerous tributary streams for Río La Villa.  Obviously these developments have been driven largely by the extreme poverty of the families residing in the area, although the design team was told of cases of persons who live outside the area grazing their cattle herds within the area.

It still is a practice in the upper watershed to light fires to clear forested areas in order to subsequently plant crops and claim land possession rights under the Agrarian Reform Code.  This motivation is catalogued as one of the main disincentives to maintaining natural forest cover in Panama in the study of Tracy Parker et al. (2004, p. II-2), which cites the “widely held belief that land must be cleared and farmed in order to claim title.”

In the cases where the forest was removed or fragmented as in Río La Villa Watershed, the isolated patches of forest do not have the capacity to preserve the biodiversity of the sites.  Species that are endemic, rare or in danger of extinction are threatened, impoverishing the natural heritage of the entire watershed and particularly El Montuoso Forest Reserve.  The risk is great that fragmentation and reduction of the forest in the watershed will result in species loss and a serious decline in production of water in the medium and long term.

Inhabitants of the upper watershed dispose of their garbage simply by throwing it in ravines. Wastewater from residential areas, agro-industries, and pork and cattle operations in the middle and lower segments of the watershed has raised fecal and other contamination levels to well above acceptable international norms in the lowest reaches of the river, especially in periods of low flows.  This poses a threat to the mangrove resources and other marine environments of the Gulf of Parita and to human health, as well as raising the cost of water treatment operations.

7.2.4.	Poverty in Río La Villa Watershed

In the districts of Las Minas and Los Pozos, which include the upper and middle watersheds of Río La Villa, the average monthly family income is about US$82 and US$91, respectively.  In these districts, the provision of basic services also is highly deficient: 32.1% of the inhabitants in Las Minas and 13% in Los Pozos do not have potable water; 70.4% in Las Minas and 45.5% in Los Pozos do not have electricity; and 69% in Los Pozos and 77% in Las Minas cook with firewood.  At the level of corregimientos, the results are still more dramatic: less than 50% of them have piped potable water, and only three of the corregimientos (Chepo, El Toro and Quebrada de la Rosario) have partial electricity services (the rest use kerosene for illumination in the home).

In the upper watershed of Río La Villa, located in El Montuoso Forest Reserve, the most important economic activity is subsistence agriculture carried out in large part on lands that once had forests and have little capacity to sustain annual cropping.  In parallel with the destruction of forests in the Reserve, the land area in subsistence crops has been increasing, for example from 7,638 has. in 2000 to 10,226 only three years later (ICAP).  In the middle and lower watershed, the main economic activities are livestock, some services, industrial activities, and commercial agriculture, and the standard of living is higher than in the upper watershed.  However, forests have been almost completed eliminated from the middle and lower parts of watershed.

The opportunities of the populations in the upper watershed to raise their income levels are extremely low (CODESA, 2004), unless significant changes are made in methods of crop production or new activities such as the provision of environmental services are introduced.

8.	Key Aspects of The Policy Framework

8.1. 	Institutional Responsibilities for Biodiversity, Water and Watersheds

8.1.1. 	Biodiversity

The entity responsible for the protection, conservation, administration and management of  biodiversity and natural resources is the Autoridad Nacional del Ambiente  (ANAM), created by Law 41 of July 1, 1998 (Ley General del Ambiente).  That Law also mandates that environmental management should concentrate on achieving sustainable development, which implies integrating social and economic considerations into environmental management.  To support the work of ANAM, Law 41 created the Inter-institutional System for the Environment (SIA), consisting of the entities linked to the use, management and exploitation of natural resources, which are MIDA, MOP, IPAT, MICI, ACP, and AMP.  The SIA is presided over by ANAM.  For environmental management at a local level, Consultative Commissions were created for Provinces, Comarcas and Districts.  They were intended to be organs of consultation with civil society, to analyze environmental issues and development recommendations for environmental protection.  To date, all the Provincial Consultative Commissions have been created, plus all those for the districts that contain provincial capitals and one for a Comarca.

Law 41 contains specific provisions (Articles 66 to 72) for the conservation of the biological values, both in protected and non-protected areas, with the aim of conserving original habitats for biodiversity, especially in the case of species that are rare, endemic, or in danger of extinction.  These provisions also provide for creation and administration of the National System of Protected Areas (SINAP), regulating and controlling access to and use of genetic resources, charging fees for the use of environmental resources in the protected areas; and also regulating the activities of other entities that manage protected areas, as in the case of municipal protected areas.  ANAM coordinates with ACP all actions for the management and use of biological values in the Panama Canal Watershed.  Within the PCW, ACP carries out monitoring of water quality and research on biodiversity, and it sponsors reforestation programs.

To fulfill its functions related to biodiversity, ANAM created the Bureau of Protected Areas and Wildlife, which raised the institutional priority accorded to the topic.  However, administering the 32% of the national territory that is devoted to the Protected Areas and serving as steward of the country’s natural and biological values exceeds the administrative and financial capacity of the institution.  It is estimated that ANAM has been chronically short of the funding needed to carry out its responsibilities, and that this continuing deficit is reaching critical levels, a situation that is obliging the Government to review funding allocations and increase the resources available to ANAM.  Between 1999 and 2004, the budget assigned to the Protected Areas fell from US$9.24 million (46.04% of the budget of the institution) to US$3.91 million (16.7% of its budget).  This Bureau now depends mainly on external resources provided by projects and donor organizations.

FIDECO provides support for the administrative and operational expenses of the Bureau of Protected Areas and Wildlife.  In year 2005, the SINAP personnel consisted of 193 officers, including technical specialists, heads of Protected Areas, park rangers, and environmental educators.  Of this total, 18 work at the central level in technical and regulatory aspects of the Departments of Biodiversity and Protected Areas, and the remaining 175 are assigned to the field in Regional ANAM offices and the Protected Areas.

From these figures it can be seen that ANAM’s personnel management is not derived from a policy of strategic management of the SINAP, but rather corresponds to purely administrative considerations.  This implies that the personnel assignments do not bear much relation to the biological importance or conservation priorities of the Protected Areas and, second, that staffing is insufficient to effectively manage those areas.  According to international norms for acreage protected per park ranger, it can be seen that the staffing for some Protected Areas in Panama is extremely low.  In addition, at least 15 of the 50 Protected Areas administered by ANAM have no personnel, and for the great majority of those that do have personnel, it is insufficient in relation to the size of area that should be protected.

This characterization of the management of Protected Areas is consistent with the results of a study called Monitoring of the Effectiveness of the Protected Areas Management (ANAM-TNC/NATURA/USAID) carried out in 2003.  The study evaluated 5 spheres of management: social, administrative, management of natural and cultural resources, political, and economic-financial.  In 36 Protected Areas the study indicated a slight improvement in the general level of management since 2001 (on average, from 418 to 485 points out of a maximum of 1000), but still the scores fall within the “regular” range (between 401 and 600 points).  In the evaluation, one of the management spheres that scored lowest was the economic-financial one, which indicates that the resources assigned to the Protected Areas are not sufficient to guarantee their adequate management.

Some protected areas are under municipal jurisdiction, but the capacity of municipalities to adequately manage them is weaker than that of ANAM.  To date, community participation in management of biodiversity has been generally absent.

A shared area of management and conservation is that of mangroves, for which ANAM carries out its functions in coordination with the AMP.  Mangroves constitute one of the coastal systems of greatest ecological and economic value by virtue of being the site of reproduction and growth of juveniles of many species of fish, crustaceans and mollusks.  Panama possesses 170,687 has. of mangroves, which contribute to the sustainability of commercial seafood products that are the main category of traditional exports with earnings above US$150 million/year.  However, the mangrove systems are threatened by aquaculture farms and the sedimentation and contamination of rivers caused agriculture, livestock operations and forest cutting, as well as by coastal dredging and landfills, dam construction, urban growth, and toxic industrial wastes.  The country’s ability to protect its mangroves is barely in a nascent stage.

8.1.2.	Water Resources and Watersheds

The management and administration of the country’s water resources involves a complex legal and administrative framework dispersed throughout several institutions.  In many cases this situation has created overlapping responsibilities and functions, and at the same time other responsibilities that are essential for the preservation of water resources have been given little attention.  According to the role they play in the management of water resources, the institutions of the sector can be classified into two groups: those that use water and those that administer water.

Entities That Use Water

This group includes entities such as IDAAN (Instituto de Acueductos y Alcantarillados Nacionales), MINSA (Ministry of Health), and MIDA (Ministerio de Desarrollo Agropecuario), whose institutional and legal frameworks give them the authority to provide water services to their clients.

About 87% of the population of the country is supplied with water from water mains: 63% from IDAAN, 22% from rural water systems administered by MINSA and communities, and 2% from private water systems.  The remaining 13% receives water from wells and tanker trucks.  In regard to sewerage, 27% of the population has access to sewage systems, 21% uses septic tanks, and the majority, the remaining 51%, uses latrines or completely lacks sanitary facilities.

IDAAN.  This is the institution responsible by law for supplying water for human use and the disposition of wastewater in urban centers, and it is in charge of maintaining wastewater treatment systems, once the construction companies have delivered the newly built systems to the homeowners in residential developments.  This policy means that the pressure for provision of potable water and sewerage services in the growing urban and peri-urban centers falls entirely on IDAAN.  This implies a considerable social burden and investment outlay for the Government.

IDAAN supplies water to urban centers of the country with 47 water systems that produce 207,684 million gallons daily, serving 63% of the country’s population of the country.  Surface water flows are the main source of potable water, and they are purchased in blocks at the Miraflores water treatment plant of Miraflores, under administration of ACP.  IDAAN invests annually approximately US$12 million in the monitoring of water quality, to guarantee that water consumed in Panama will be of high quality.  Of 340,4 Mm3 (89.9 billion gallons) produced in 2004, about 76% was consumed, indicating a loss of 24% through leaks and filtration in the distribution network.

Although there are losses between production and consumption of potable water, some urban and peri-urban areas supplied by IDAAN face problems on the supply side.  IDAAN’s expansion projects will help ameliorate this situation.  Because the urban water systems were basically built to serve the population that existed 50 years ago, IDAAN has developed an aggressive plan for investments in reconstruction and new construction of 13 potable water systems, some already finished, others in process of being finished, and others yet to be started.  In addition to the rehabilitation and capacity increase of the Chilibre water treatment plant for Panama City, to double its capacity to 250 million gallons daily (cost, US$48.77 million), IDAAN is undertaking several other water supply projects in the Panama City metropolitan area, Las Tablas, and Changuinola.

IDAAN also has scheduled sewerage projects in the cities of Aguadulce and Pocrí (Coclé), Panama (2), San Miguelito, and Pedasí.  The institution also is committed to the mega project of cleaning up Panama Bay, which will be initiated in the coming months with initial financing from the IDB of US$50 million.  This project has the objectives of improving the sewerage network of Panama City and constructing sewage treatment plants.

These and other projects underway and yet to be initiated are increasing the potable water supply throughout the country and improving sewerage systems.  This will mean a greater demand for water resources in the short and medium term.  It is presumed that some sources of water will not face problems in supplying the new systems, particularly those in Panama Province (although that is not necessarily guaranteed).  However, in other localities like Las Tablas, the demand for water for human use competes strongly with other uses since water resources are scarce, and they place great pressure on Río La Villa, the principal source of water in that region.

To guarantee a sufficient supply of untreated water for the Panama City-Colón metropolitan area, IDAAN and ACP have signed an Agreement of Cooperation and Institutional Coordination whose principal measure consists of the formalization of an IDAAN-ACP Contract for the Supply of Potable Water, which will be registered with the Public Services Regulatory Entity (ERSP).  The Agreement also commits both institutions to exchange information related to planning for the collection and treatment of wastewater, and to evaluate the possibility of signing a working agreement in that area also.

MINSA.  This is the entity responsible for rural water supply, with the administration, operation and maintenance of the systems carried out by the communities, in accordance with Article 112 of the Constitution.  The rural water systems of MINSA cover 22% of the country’s population.  The construction of the systems is financed by MINSA, social assistance organizations like civic clubs (Rotarians, 20-30, Lions), the FIS (Fondo de Inversión Social), and numerous local investment projects.  In all cases, MINSA is responsible for the quality and maintenance of these water systems, an undertaking that it carries out with the support of the local Juntas de Agua that often are active in the better organized communities.

The Ministry of Health, according to the responsibilities assigned to it by the Sanitary Code (1946), has control of the treatment and final disposition final of wastewater, from both households and industries.  This responsibility has been exercised through approval of construction plans and inspection of the implementation and operation of the treatment systems in residential and commercial developments.

MIDA.  Legal Decree No. 35 of September 22, 1996, through which water use was regulated, created the National Water Commission of the Ministry of Agriculture, Commerce and Industries (now the Ministry of Agricultural Development, MIDA), as the organism responsible for coordinating and supervising directly and indirectly the institutions involved in the use of water.  This law gave MIDA the authority to approve permits for access to water for farmers and ranchers.  Water users did not pay any fee for water used.  Then, in 1998, the General Law of the Environment (Law 41), in its article 65, established that water use fees would be proposed by ANAM and approved by the Executive Branch.  To date, the question of water fees is still an unresolved issue.

MIDA administers public irrigation projects and facilitates access to water for private agricultural producers.  For ranchers the access is directly to the sources of water by means of small diversion structures in the shallow part of watercourses.  In 1990, with the development of 130 small projects, the total area under irrigation reached 41,000 ha., benefiting 1,000 families.  Nevertheless, around 7,000 has. of irrigated land were abandoned between 1990 and 1995, the majority in public irrigation systems.  This was consequence of the economic recession at the beginning of the decade and the subsequent deterioration and abandonment of government agricultural lands.

In 1992 and 1993 the producers of Azuero and Coclé pushed for the fuller utilization of irrigation as a consequence of the drought that afflicted the country in that period.  In 1997, the land area equipped for irrigation was 34,626 has. of which 27,886 ha. were actually irrigated.  The principal areas of irrigation are located in the Provinces of Chiriquí, Veraguas, Coclé, Herrera and Los Santos, mainly for the crops of rice, vegetables, and cantaloupe and watermelons, in medium-sized and small plots of land.

The projections of MIDA to expand the area under irrigation are ambitious, which increases the importance of evaluating water demands in any project for watershed management.  Some  of the public irrigation projects scheduled to be carried out during the present Presidential administration, through the Fondo Fiduciario that MIDA administers in the amount of US$100 million, are:

Rehabilitation of the Irrigation System of Azuero.  In 1998 an agreement was signed with the enterprise Biwater International Limited, in the amount of US$9.42 million, for the rehabilitation of the public irrigation systems in Azuero (El Caño, la Herradura, las Lajas and the construction of the Margarías system), and construction of a dam in the Río Guararé.  This project was intended to put 2,900 ha. under irrigation, but the infrastructure was not completed and by 2004 part of that which was constructed was lost through deterioration.  Resources of the Fondo Fiduciario in the amount of US$3.20 million were allocated for rehabilitation of that infrastructure.

Rehabilitation of the Remigio Rojas Irrigation System.  This project is located in Alanje (Chiriquí), for irrigating 3,600 has.  Its cost has been estimated at US$35.30 million, and at present the technical preparatory studies are being concluded.

Small-scale irrigation for socially vulnerable areas.  This consists of small projects of mini-irrigation for family and community plots up to 150 has.  It is planned to develop about 120 of these small projects to benefit 2,000 families.  The regions selected are Guarumo, los Valles and Carita in the District of Cañazas (Veraguas), one of the poorest in the country.  The total cost of the project is US$1.50 million, and it will lead to the irrigation of some 1,200 has.

Construction of small earthen dams for water storage.  It is planned to build 75 small earthen dams in Azuero with a maximum capacity 2.25m3 of retained water.  These projects will benefit about 200 producers.  The cost total of all the dams is estimated at US$1.5 million.

Entities Administering Water Resources

The topic of water administration refers basically to the processes of planning, resource protection and conservation, and the production of water.  The entities that have the institutional mandate to exercise these functions are ANAM, ACP and the AMP.

ANAM.  The promulgation of Law 44 of 2002, that established the Special Administrative Regime for the Management, Protection and Conservation of Watersheds of the Republic of Panama, introduced the concept of watershed in the administration of water resources outside the Panama Canal Watershed.  Since 1986, when the Institute of Renewable Natural Resources (INRENARE) was created by Law No. 21, the institution has had the authority to issue permits and concessions for the beneficial use of water.

Law 44 also extended the mandate of ANAM to administer, manage and conserve the country’s watersheds, a responsibility that it is required to exercise in coordination with other institutions that participate in water management.  Law 44 created Watershed Committees, whose principal function is to help decentralize the responsibilities for environmental management and for sustainable management of watershed resources.  ANAM has the legal mandate to authorize permits and concessions for the exploitation and use of all natural resources in watersheds, not only water, for which purpose it is required to work in coordination with the Watershed Committees.  To manage these responsibilities ANAM has created a National Bureau of Watersheds and has developed a draft of an Executive Decree that would constitute the regulations for Law 44.

In order to prevent damage to watershed environments, all projects to be developed, including permits or concessions for water use, should be accompanied by environmental impact assessments (EIAs).  In the case of private users, both persons and companies or organizations, that develop activities for which an EIA is not an explicit requirement, they should present an environmental plan or a management plan for ANAM’s review and approval.  Law 44 also created the Special Fund for Watershed Management, the resources for which are expected to be provided by the Government, donors, municipalities via 2% of their revenues generated by permits for using natural resources, plus other sources.

Some comments may be made about how Law 44 functions in practice.  Although the figure of Watershed Committees appears to be representative of the social actors in a watershed, they mainly represent public sector entities with a very weak representation of local inhabitants and their organizations.  Second, the Watershed Committees are more in the nature of consultative organs and are not set up to make decisions for managing the resources of watersheds.  Third, the financing capacity of the Special Fund is practically nil because it was not established with its own capital but rather on the basis of expectations of future resources.  Something similar occurred with the Forestry Law’s Fund, which never has been implemented.

ACP.  Law 19 of June 11, 1997, established the functions of the Panama Canal Authority (ACP).  The entity was accorded complete responsibility for the administration, maintenance, use and conservation of the water resources for the operation of the Canal and the provision of potable water to the populations of Panama City, Colón, Arraiján and La Chorrera.  The functions of administration and conservation of the watershed are coordinated with other entities through the Comisión Interinstitucional de la Cuenca Hidrográfica del Canal (CICH), as mentioned earlier in this report.

The mandate conferred on ACP for administering the watershed made it necessary to have a new vision of integrated management of water resources, focused on a concept of sustainable development that implies interaction with the other social actors in the watershed, public and private, and the establishment of the technical and administrative structures necessary to fulfill this function.  This role is assigned to the Department of Security and the Environment, in the Environmental Administration Division.  The latter, beginning in 2000, augmented its activities to deal with the following areas of management:

- Selective reforestation with native species, directly by ACP and in coordination with ANAM when it deals with protected areas;

- Environmental education and awareness building, with support of USAID;

- Updating of information about forest cover, through the Geographical Information System and remote sensors;

- Developing a data base on projects underway;

- Environmental evaluations carried out in coordination with other institutions, particularly ANAM;

- Strengthening the records of hydrometereological indicators by means of a network of

monitoring stations throughout the watershed.

The ACP, through its Watershed Management Section, monitors 10 hydrometric stations located on the principal rivers of the PCW, to record flow volumes and sediment loads and to carry out laboratory analyses of water quality.

The ACP sells water to IDAAN and other users, and ACP itself sets the rates at which the water is sold.  In support of this activity it provides maintenance to Lakes Gatún and Alajuela as reservoirs for meeting the demands for water from both the Canal and the metropolitan region.  The ACP has developed a Master Plan for the Canal which not only envisages technological improvements in the Canal’s operations and the expansion of its capacity to receive post-panamax ships, but also to increase the volume of water available in these two reservoirs.  As part of the modernization of the Canal, it plans to introduce technologies of water re-utilization that will save at least 7 percent of the water currently used in the operations of the locks.

AMP.  The National Maritime Authority (AMP), was created by Legal Decree No. 7 of February 10, 1998, to unify in one entity of the Government the country’s maritime responsibilities, within the framework of the 1982 United Nations Convention on the Law of the Sea.  Its relationship with water management arises out of its functions, among many others, to administer and conserve the marine, coastal and lacustrine resources.  Specifically the AMP is responsible for implementing, supervising, overseeing and evaluating integrated coastal management programs; setting fees and royalties for the use of coastal and marine resources; and processing the applications for use and exploitation of those resources, among other responsibilities.

Coastal, marine and lacustrine resources include salt marshes, mangroves and mouths of rivers.  In carrying out its mandate for conservation, recuperation and sustainable exploitation of these resources the AMP is required to work in coordination with ANAM, IPAT, ACP, and all other institutions linked to maritime and coastal resources in the country.

Another function of the AMP consists of safeguarding national interests in the oceans and inland waters.  From this it also follows that it has the responsibility for dealing with problems of contamination arising from spills of mineral products and chemicals in the nation’s ports.  Law 21 of July 9, 1980, prohibits the discharge of any contaminating substance in navigable waters and territorial parts of the oceans, excepting discharges made in accordance with the situations of exception foreseen in international conventions.

8.2. 	Panama’s Principal International Agreements for Watersheds and Biodiversity

Panama is signatory to six international agreements about biodiversity and one concerning forest management of forests; some of them have been converted into Laws of the Republic.  In regard to management of water resources, the country forms part of the agreements of CATHALAC and participates actively in programs and projects developed by this organism.

In 1978 Panama ratified the Convention on Trade in Threatened Species of Flora and Fauna (CITES), promulgated in 1973.  Through ratification of this treaty the country committed itself to develop annual reports about internal transactions in flora and fauna that lead to their export, to maintain records, to protect species in danger of extinction and threatened, and to carry out studies for listing species of flora and fauna so that their trends in the country can be monitored.  As a result, various reports have been made and research activities carried out, and classifications have been made of endangered, threatened and rare species.  Also protection measures have been undertaken, including absolute protection for some species such as iguanas, turtles, large felines, some birds, reptiles and amphibians and the harpy eagle, adopted as the national bird.  The ratification of this convention stimulated the creation of the National Wildlife Fund, as a financial instrument to support the protection of important species.  In practice, the resources channeled to this Fund have been relatively modest (US$226,741 in 2004), and the main part has been used for operational expenses of ANAM.

In 1989 the country ratified the Convention on the Conservation of Migratory Species and Wild Animals (CMS), promulgated in 1979.  This Convention operates on the basis of five regions in the world; Panama forms part of the Latin America and Caribbean Region and is a permanent representative to the Permanent Committee of the CMS.  The principal objectives of the convention are to promote, support and cooperate in research programs concerning migratory species, give immediate protection to the species included in Appendix I of the Convention, and promote agreement for care and management of migratory species included in Appendix II.

In 1995 Panama ratified the 1992 Convention on Biodiversity (CBM), and the Action Program for Sustainable Development known as Agenda 21.  The country committed itself to develop actions consistent with the guidelines of the convention related to the conservation and the sustainable use of biodiversity, and also to adopt a systems approach, emphasizing the importance of connectivity, and support the strengthening of local capacities and democratic governance.

The actions undertaken since then include developing the National Biodiversity Strategy (2000), the Action Plan for the Biodiversity of Panama (2000) and the National Environmental Reports of 1999 and 2004, the establishment of the National Commission on Biodiversity, and active participation in the Regional Network of Commissions on Biodiversity.  Other actions include: attaining GEF financing (Global Environmental Facility) for conservation projects such as the Mesoamerican Biological Corridor the Panamanian Atlantic (CBMAP; ANAM with the World Bank), Management and Conservation of the Sherman-San Lorenzo Park (ANAM with CEASPA), a project for helping resolve conflicts between agriculture and the maintenance of the biodiversity of tropical ecosystems (with SENACYT), and the Conservation of Biodiversity in the Darién (ANAM), among others.

To support its commitment to the CBM, the country approved new laws for biodiversity conservation: Law 24 of June 1995, which establishes the legislative framework relevant to wildlife; Law 1 of February 1994, dealing with the management of forest resources; and Law 30 of December 1990 setting out the framework for environmental impact assessments, which was modified by the General Law of the Environment  (Law 41 of July 1998) and that established, through Executive Decree No. 59 of March 16, 2000, the process of environmental impact assessments (currently under review). In addition, as part of the commitment to the CBM, Resolution No. 09.94 of the INRENARE Board of Directors created the SINAP; that decision was elevated to the level of law with the passage of Law 41.

In May of 1995, Panama ratified the Convention for the Conservation of Biodiversity and Protection of Priority Natural Areas in Central America, whose purpose is to raise the level of protection of biodiversity, both terrestrial and coastal-marine, and which was promulgated in 1992.  This Convention created the Consejo Centromericano de Areas Protegidas (CCAP) for coordinating the regional efforts for protection of species of flora and fauna.  Under the aegis of this Convention, with the support of the CCAD (Comisión Centroamericana para el Ambiente y Desarrollo), the UNDP, GEF and the Governments of Central America designed and put into effect the Project for the Mesoamerican Biological Corridor (CBM) that came to an end in 2005.  A second phase of this project is being evaluated in the GEF.  The impulse provided by this Convention also has helped consolidate Panama’s SINAP and establish special protection zones and identify species that need special protection.  Examples include the Binational Panama-Costa Rica Convention for the Protection of La Amistad Biosphere Reserve, the Gandoca-Manzanillo project, and the trinational project for the protection of sea turtles.

In 1996 the Convention on Wetlands of International Importance (RAMSAR), which had been developed in 1971, was ratified by Panama.  This Convention is aimed at protecting wetlands ecosystems (swamps, salt marshes, peat bogs, mangroves, etc.) that shelter native and migratory species, especially of birds.  Since the signing of this Convention Panama has delimited the five Ramsar sites mentioned in section 4.3 above.

The country also signed the Framework Convention of the United Nations on Climate Change (CMC) in 1995, which had been promulgated in 1992.  This agreement motivated the establishment of the National Commission on Environmental Services (now the Environmental Services Unit in ANAM) for the purpose of administering, supervising and implementing environmental services projects, and also the creation of the Foundation for Clean Development Mechanisms that includes participation from the sector private and NGOs.  ANAM has created a Climate Change Unit whose principal function is to undertake actions that contribute to the slowing of global warming and to sustainable development.

Panama participates in the project Development of Capacities for Stage I and Adaptation to Climate Change in Central America, Mexico and Cuba, whose objective is strengthening the institutional capacity for reducing the vulnerability to climate change and supporting adaptation to the impacts of it.  Operationally in this area, ANAM is carrying forward studies, with support of international organisms (UNDP, CATHALAC), in the middle watershed of the Río Santa María to prepare a climate change project that will help to reduce the impacts that the region is already feeling in its productive systems as a result of climate change.

8.3.	Current Approaches and Experiences for Ecotourism

Ecotourism has rapidly become an alternative for the use of natural resources and the environment, with less impact on them when properly managed.  Experiences in the Central American region are extensive and the countries make great efforts to promote their offerings in this area.  In Panama the field is still relatively underdeveloped.  In 2004, IPAT and ANAM approved a Strategy for Tourism Investment Products that includes goals and defines tourism circuits.  Another project in process is that of EcoParks for managing sustainable and recreational tourism in Rodman, promoted by the Pan-American Conservation Association.  The approval in 2005 of the regulations for ecotourism concessions in protected areas could open new options for the intensification of these activities.

Among the more recognized experiences are the concessions for tourists visits in Punta Cana (Parque Nacional Darién) and Canopy Tower (Parque Nacional Soberanía), plus the future project for tourism development in the Parque Nacional Soberanía (AED-USAID), the scientific tourism that is managed in the Barro Colorado Natural Monument, and the bird watching on Pipeline Road.  In 2003, through ARI, ANAM authorized a concession for ecotourism in the Protected Landscape of Punta Bruja and another one in the Sherman-San Lorenzo Protected Area.  Currently both projects are in operation.  Other ecotourism experiences are not well organized and their economic returns do not even cover the economic costs of administering the Protected Areas in which they take place.  Examples include visits to the Bastimento and Coiba Marine Parks and to the Omar Torrijos, Chagres, PILA and Volcán Barú National Parks.

In the last three years tourism as a whole has risen to third place among income-generators in Panama, after the Panama Canal and the Colón Free Zone.  However, the portion of that attributable to ecotourism is not known.

The model of the ecotourism projects of Punta Cana and Canopy Tower is of private administration of sites within a national park, under agreement with ANAM and under ANAM’s monitoring.  In practice the monitoring is weak and there is very little statistical record of tourist visits, which creates difficulties for evaluating the benefits and limitations of operating in this way.  By the same token, the income received by ANAM from both concessions is insignificant.  Perhaps the most important benefit of the concession for Punta Cana is a special provision that was not included in the agreement for the concession of Canopy Tower; it requires the tourism operator to be responsible for the care and protection of a area of 1,000 has., three times larger than the area allocated for operations under the concession (300 ha).  In other cases, apart from the concession lease fee there are no other contractual commitments for the operator.

The experience of the ecotourism project in the Parque Nacional Soberanía (AED-USAID) offers a different perspective.  The strategic position of the Park in the vicinity of the Panama Canal, its biological and cultural richness, and its world recognition as one of the best sites for bird watching, all have helped convert it into the ideal destination of the visitor that does not have much time in the country.  In addition, its nearness to local communities and the metropolis of Panama City offers opportunities to generate income for local residents through provision of tourism services, projects for the development of infrastructure and capacity for tourism services.  To assist in developing these kinds of projects and to improve the efficiency of the administration of this protected area, an incentive fund of US$550,000 (US$400,000 contributed by USAID and US$150,000 by the Government of Panama) was created.  The aim is that this fund will provide counterpart financing for private entities that invest in facilities within the protected area or in its buffer zone.  In each case, at least 50% of the resources necessary for development of the projects would be expected from the interested private entities.

In addition to reinforcing the potential of Soberanía National Park as a tourism destination, the ecotourism project in Soberanía will help strengthen ANAM as the lead agency for the management of natural resources, it will reinforce public-private alliances for developing initiatives with lower impacts on natural resources, it will foster financial sustainability for the park, and it will represent an opportunity for the generation of income and employment for local inhabitants.

Tourist visits to Soberanía will be strongly promoted by the new Museum of Biodiversity, being built on the banks of the Canal under the design and guidance of the internationally known architect Frank O. Gehry, which will be a facility for learning, discovery, and appreciation of the rich natural heritage of the country.

Panama offers multiple options for national and international ecotourism and adventure tourism.  The country’s biological richness, the nearness of a good part of the system of protected areas along with facilities for access to them, and Panama’s international transport links and telecommunications system together make Panama an attractive destination for ecotourism.  The country has potential in terms of landscapes, ecosystems and biological endowments for excursions along interpretive trails in protected areas, diving and snorkeling in areas of coral reefs (Bocas del Toro, Veraguas, Kuna Yala, Coiba, Isla Iguana); ocean sport fishing (Puerto Piña, Punta Patino, Parque Bastimento, Coiba); bird watching in almost all the protected areas of the central and western parts of the country; eco-adventures and extreme sports; and visits for biological research (Isla Cañas, Taboga, Panama Bay, Barro Colorado Monument, Isla Galeta, etc.).

However, the concerns about the objectives and management of ecotourism activities mentioned in section 10 below need to be addressed, in order to make ecotourism compatible with conservation of biodiversity.  Clear distinctions between different types of tourism and their objectives need to be made in order to develop appropriate strategies for each type.

Once a decision has been made to move forward with an ecotourism plan for a given area, it World be important to take into account the lessons learned from the ecotourism Project in Soberanía Park.  The most important of those lessons are the following:

- Promoting tourism of international importance requires a product that is recognized internationally, for example, bird watching in Soberanía Park, and the facilitating activities have to be centered on that product.  This means that visitors could lose interest if their attention is distracted by objectives that are of lesser importance.  The lesson is that for Panama to take off in ecotourism it needs a product focus and a niche focus, since the competition in the region is very strong.

- Security of contracts and property rights is an essential condition for attracting risk capital investments.  This means that the regulations for the concessions must constitute a legal instrument solid enough to give investors the confidence that the rules of the game will not change.  Juridical security in this sense is a key element in the decision to invest or not in protected areas.

- The approach in which investors are required to develop the infrastructure is not attractive to them.  They prefer that the Government build the infrastructure and let it out in concessions to the private sector.  Alternatively, the Government can facilitate financing for the development of private infrastructure in buffer zones, in a manner in which the investments are secure, thus reducing the pressure to build infrastructure within the national parks.

- It is necessary to improve the system for controlling entry into national parks, using entry gates with booths for collecting fees.  In the case of Soberanía Park, there are 18 legal and illegal entry points and no effective control over access.

Through the field visits of this team and previous studies, some sites with ecotourism potential in the near term have been identified in the Canal Watershed, Azuero, Chiriquí and Bocas del Toro.  They are:

- The Chagres National Park is a well-positioned product (biodiversity, ethnic groups, close to Panama City) with a very unusual and important endowment of biodiversity by world standards, much of it rare or threatened.  However, illegal hunting threatens its jaguars and other mammals and the trapping for sale of birds also is uncontrolled.

- The Campana National Park, part of which lies within the borders of the Canal Watershed, offers visitors an opportunity to combine mountain hiking with visits to beaches.  This park contains one of the few remaining reserves of pre-montane cloud forest, and the rivers that rise within its boundaries are important sources of water for Canal operations.  Agricultural inholdings are one of the main threats to this area, along with increasing residential development on its western side.

- In Azuero there are fewer opportunities in general, but the shrinking El Montuoso Forest Reserve contains a unique and attractive stock of biodiversity, including mammals and rare butterflies, and it is rich in rare flora.  Sarigua National Park in Herrera contains an unusual semi-desert ecosystem and other natural reserves of interest include Isla Iguana Wildlife Refuge and Isla Cañas Wildlife Refuge.  In addition, along the Santa María River crocodiles and tropical birds can be sighted.

- The Isla Bastimento Marine Park presents excellent biological conditions (on land and in the sea) and it is a very suitable site for developing infrastructure in the buffer zone.

- In Chiriquí, the watersheds of the Caldera and Chiriquí Viejo Rivers, especially the Volcán Barú National Park and the Parque Internacional de la Amistad, have high potential.  Among other attractions for visitors, quetzal birds may be sighted there.  However, these areas are not well protected, and the accelerating process of land sales for residences also the Caldera River may pose another kind of threat to the areas’ natural assets.

Currently AED is undertaking, jointly with ACP, actions toward development of a sustainable tourism product called “the ecological route between two oceans.”  The route has multiple options that take in parts of Chagres National Park, the Metropolitan Park, the Camino de Cruces National Park, Fort San Lorenzo, Barro Colorado Island, and Achiote.  Its attractions are biodiversity, historical riches from the early colonial period in the continent, and the Canal itself.  IPAT also is interested in developing this route, but funding is needed to develop the potential circuits (infrastructure, basic services, service areas, informational material, etc.)

8.4. 	Current Approaches and Experiences for Cleaner Production

The recently approved policy of financing sustainable livestock operations in the Panama Canal Watershed is a positive step toward conservation of the watershed since livestock occupies by far the largest amount of land among agricultural activities.  It holds out the promise of reducing soil degradation and water contamination.  The implementation of this policy is made possible by a fund of US$10 million provided by the Government of Panama, administered by the Agricultural Development Bank (BDA) as a guarantee fund.

The resources of this fund can be used for loans of up to 20 years with an interest rate of 5% in cases of titled property as collateral and 6% when the land title is weaker (“derechos posesorios”) or moveable assets are used as collateral.  In both cases the collateral should cover a minimum of 60% of the obligation.  These provisions will help a larger number of producers gain access to the financing.  Other prerequisites for access to it include the development of a farm management plan that sets out the technological improvements to be introduced, including the environmental management activities.  Examples of the latter include (i) use of higher-quality genetic material to improve the herd and techniques of improved pasture management such as protein banks, silage, and cutting hay; (ii) the protection and planting of gallery forests, living fences, and forage trees; (iii) natural regeneration of vegetation on hillsides and planting windbreaks; (iv) improved infrastructure such as watering points, structures that isolate pastures from riverbanks, or protect natural vegetation; and (v) better management of animal wastes and chemical products.  One of the most promising innovations, promoted by AED, is the introduction of an improved pasture grass that holds up better in the dry season, thereby improving animal feed conditions at the same time that it reduces the soil erosion caused by the herds.

It is estimated that about 24% of the soils of the ROR (82,046 has. of the 126,934 has. under agricultural and livestock use) is devoted to extensive livestock, with a ratio of about 0.9 animal per hectare.  Wider dissemination of sustainable livestock practices can contribute to conserving soils, improving water quality, and increasing forested areas.  Through recovery of gallery forests and their growth, biodiversity also may be enhanced.  However, in some especially vulnerable areas biodiversity and the watershed may be better served by outright purchase of livestock lands, to allow them to revert to natural vegetative cover.

Shifting productive activities toward sustainable modalities also is being promoted through the complementary USAID-ACP Fund.  This Fund is financing pilot projects for clean agricultural practices in the sub-watersheds of Los Hules, Tinajones, Caño Quebrada, Trinidad, and Gatuncillo.  Those projects include silvopastoril techniques in 15 pilot exploitations which incorporate protein banks, corridor pastures, gallery forests, the planting of dispersed trees and bushes in pastures, and seeding and managing improved pastures; good agricultural practices in 7 pilot farms to help build model infrastructure for the storage of agrochemicals according to the EurepGAP protocol and to design a model for measuring the potential for absorption in soils of dangerous pesticides; a program of good agricultural practices for pineapple aimed a training farmers, through demonstrations, in techniques for soil management on the slopes that characterize the areas where this crop is grown; and training in sustainable agricultural practices for 30 subsistence farmers in 10 communities in Los Hules, Tinajones y Caño Quebrado.

The Project also includes the training of community extension agents and the strengthening of local organizations; the improvement of sanitary infrastructure for 6 pilot pig farms in the Gatuncillo Sub-Watershed, for which financing is provided for technical assistance, construction materials, design of ponds, excavation for the different aeration sites, training, and other support activities; selective reforestation in the Gatuncillo and Hules, Tinajones and Caño Quebrado Sub-Watersheds, to reforest parts of farms in upper and middle reaches of both sub-watersheds through a program that includes training, financing of inputs,  demonstration activities, and the establishment of nurseries for seedlings; and the validation and replication of sustainable agricultural practices in 5 communities in Capira, for which 10 producer families receive technical assistance and training for developing techniques appropriate to their localities.

The results of these experiences are still preliminary since the implementation of the projects began only about a year ago.  The expectation is that the process of demonstration and learning will stimulate replication of these experiences in other sub-watersheds of the PCW and in other watersheds in the country.  However, the dissemination of these experiences on a wider scale runs up against a number of obstacles.

There is a need to improve the availability of financing so that a greater number of farmers and ranchers can transform their agricultural practices.  In practice, the majority of farmers lack assets which could serve as collateral for accessing finance, including finance from the BDA.  Perhaps the exceptions to this statement are the medium-scale and large commercial pineapple producers in the PCW, producers of watermelon and cantaloupe in the Río La Villa Watershed, coffee and vegetable growers in the watersheds of the Caldera and Chiriquí Viejo Rivers, banana producers in the watersheds of the Changuinola and Sixaola Rivers, and rice growers in the watersheds of the Chico, Grande, Santamaría Rivers.

Adequate technical assistance and technologies and access to information on the part of producers together constitute the second factor that is vital for fostering changes in the direction of appropriate watershed management.  Interviews with producers in Azuero during the preparation of the second phase of the MIDA-ANAM-World Bank project for rural poverty and natural resource management revealed that technical assistance as usually offered does not emphasize clean production or appropriate environmental management.  An example of this orientation is the implementation of the Law for Productive Reconversion heralded by MIDA since 2000.  It subsidizes up to 60% of the resources invested in technological improvements on farms, genetic improvement, and infrastructure investments, and 100% of the cost of investment feasibility studies, subject to a study of environmental impacts.  However, those studies concentrate on avoidance of further environmental damage and they do not indicate how to improve a farm’s environmental management.  Thus a major question for replicability of the pilot experiences is what institution, and under what guidelines, will provide the kind of technical assistance that the USAID-AED has been supplying recently.

Producers need better information, and better access to it, regarding techniques of clean production, indicators of soil and water quality, sustainable cultivation techniques, the productive capacity of soils, and other topics.  A document that should be disseminated to all producers is the Manual de Buenas Prácticas para el Manejo de Cuencas Hidrográficas /USAID-ACP-CICH, which offers easy-to-understand guidelines for simple for increasing yields while improving soil conservation, organic pest control, maintaining vegetative cover on farmlands, sustainable livestock practices, and the like.  A plan for disseminating similar materials should be developed for the new Watersheds Program.

Very importantly, a continuation of this work should incorporate simple techniques of monitoring biodiversity in the project areas.  Currently it is not possible to assess the impact of project activities on biodiversity.

8.5. 	Policies for Forestry and Forest Management

The principal instrument of forest policy is Law 3 of February 1994.  It establishes the framework for management, administration, exploitation and authorization of use of the forest resources of the country, although it is ambiguous with respect to the adjudication of forests in State-owned lands.   In 1992, Law 25 for Reforestation Incentives was promulgated with the aim of reversing the trend toward deforestation and to promote sustainable uses of degraded soils.  This law created income tax exemptions for entrepreneurs, agricultural and non-agricultural, which undertake reforestation projects.  By 1999 it had stimulated the reforestation of 30,200 hectares by some 1,000 persons and entities registered in ANAM’s Forest Registry, which was set up to monitor the persons and companies involved in reforestation projects.  The species planted were largely exotic, principally teak (Tectona grandis), Caribbean pine (Pinus caribbea), and African mahogany (Khaya senegalensis), and some native species such as spiny cedar (Bombacopsis quinata), a type of oak (Tabebuia pentaphylla) and laurel (Cordia alliodora).

In 2003, after carrying out economic and environmental evaluations of Law 25, the Government took the decision to repeal it since it did not succeed in alleviating the problem of deforestation.  On the one hand, it had been a unilateral initiative of the environmental sector without taking into account a broader perspective that could have led to policies directed at the real causes of deforestation, such as rural poverty, the lack of monitoring of timber concessions, increasing urbanization, and other causes.  On the other hand, there were gaps in the law that gave rise to undesirable and unforeseen situations: (i) the fact that the law utilized tax exemptions excluded from its potential beneficiaries the smallest producers who, because of their low income levels, are not required to file tax returns; (ii) it did not include upper limits on the sizes of investments eligible for benefits, and so in practice it became a means of evading taxes by declaring exaggerated levels of costs; (iii) the use of exotic species without appropriate management contributed in many cases to worsening soil deterioration (PMCC, 1999), as can be seen in many of the reforested landholdings in the PCW: (iv) the law did not foster development of knowledge about the management of native species, since the supply of information about exotic species was more accessible and it was assumed that planting them assured healthy returns to the investments.

ACP has developed a recent plan to reforest 250 ha./year in the Panama Canal Watershed with native species and with its own financing.  This program is coordinated in protected areas with ANAM, and it commences in 2006 with the reforestation of 50 hectares invaded by the aggressive weed called paja canalera (saccarum spontaneum) in the Chagres National Park.

8.6. 	Policy Issues in Water, Watersheds and Biodiversity

A number of the policy issues concerning management of water and watersheds have been alluded to in the foregoing discussion.  They are summarized briefly here, with the comment that the Panamanian Government is aware of most of them and in some cases is already working on revisions of the relevant sections of policy framework.

Funding for Biodiversity Protection.  It is acknowledged that the Protected Areas System (SINAP) does not have sufficient funding to properly protect these areas and their biodiversity, as indicated by the foregoing illustration of the case of numbers of park rangers.  Park infrastructure also needs rehabilitation.  For example, this study team walked the trail in El Montuoso Forest Reserve and found it in a badly deteriorated state.  Most importantly, funding for involving communities in protection of biodiversity is lacking.  The underlying issue here is a need to find ways to recognize the inherent economic value of Panama’s rich endowment of biodiversity, and to translate that value into effective support for conservation of that biodiversity.  A start was made with debt-swap agreements for the Chagres and the Darién, but much more needs to be done.

Administration of National Park Fees.  At present the entrance fees and concession charges for national parks go into a central fund, and the expenditures on park protection and maintenance bear little relation to the fees collected.  One of the justifications for promoting tourism in national parks is to raise revenues for their management, and therefore it is important to explore mechanisms by which fees collected can remain under local administration.  Seeing fee revenues put to work in park management, and having a fund for which local interests have a management voice, also is important for promoting community involvement in park management.

National Park Concessions.  At present the legal basis for park concessions is an administrative decree of ANAM, but in order to encourage long-term investments in concession infrastructure it is necessary to base the concessions in regulations to laws.  The inadequate state of maintenance of park facilities and the insufficiency of park rangers argue for exploration of ways to devolve park management to NGOs, foundations, or other entities, with accompanying fund-raising rights.  An outstanding example of an NGO managing a national park on a long-term basis is the experience of Salvanatura in El Salvador, in managing the El Imposible Park.

Sustainable Forest Management Policy.  After the repeal of the reforestation incentives provision of Law 25, the country does not have a policy framework for reforestation, or for halting deforestation.  ACP is committed to a modest degree of reforestation each year in the Panama Canal Watershed, but this is a program initiative, not a policy.  One of the main issues how to enable low-income rural families to shift their agricultural production patterns in a direction more compatible with sustainable management of the environment.  In part this is an economic and financial issue, because some of those new patterns offer high returns, provided that mechanisms are available to allow these families to receive income during the gestation period of trees.  USAID has provided funds for Rainforest Alliance to begin work on reforestation with mixed native species, and their experience may be useful for developing a policy framework in this area.

Participatory Management of Watersheds.  Watershed management also involves biodiversity management.  As mentioned earlier in the report, although the legal figure of local Watershed Committees exists, it has not been put into effect in a way that can encourage genuine local participation in decisions about watershed management and in implementing those decisions.  The committees are gatherings of representatives of government institutions more than bodies that reflect local interests and opinion.  The legal basis for these Committees is insufficient to promote true local participation because it does not confer decision-making powers on bodies that have strong local representation, and it does not allow for water use fees to be managed at a local level.  Internationally there are many examples of active user participation in watershed management, for example in France, Spain, Senegal and Mexico.  The question of the role of local users of watershed services in the management of watersheds is one that merits careful review and re-thinking.  Integrated watershed management plans that emerge from users’ deliberations and joint decisions are more likely to be effective than those that are imposed by central authorities.

Water Law. 	The country’s water law is now 40 years old and it would be important to update it.  ANAM already is working on a revision.  One of the areas of weakness of water is lack of clarity regarding long-term water use rights, and also clauses relevant to the transfer of those rights.

Water Use Concessions.  A principal issue here is how the concessions are administered.  It is inefficient to require that each application for a new water concession be accompanied by a new evaluation of the total water supply in watershed, and in addition that procedure cannot ensure that such evaluations would be objective.  ANAM should develop, and update at regular intervals, a definitive technical evaluation of water resources in each watershed and sub-watershed, including the seasonality of their flows.  New concession applications should be evaluated on the basis of that evaluation and the existing concessions.  A related issue is that the agency appears not to have compiled a list of existing water use concessions for each major watershed, with the sum of water use rights granted under those concessions.  Such a compilation should be complemented by an assessment of water use levels in unauthorized extractions.  In brief, up-to-date water supply and demand balances are needed as a management tool for critical watersheds.  Another need is rules for allocating water among concessionaires in periods of drought or abnormally low flows.

Regulation of Groundwater Extractions.  At present there are no limits on well construction or groundwater extractions, and in areas like Azuero where water tables are dropping government agencies (MIDA, IDAAN) as well as private individuals continue to dig wells.

Water Pricing Policy.  There do not exist clear guidelines for water pricing.  Annual fixed fees are charged for water concessions but they are minimal and do not appear to reflect the scarcity value of water in each locality.  Irrigation users do not pay fees in addition to the concession fee, and so their (low) payments are not related to the volumes of water used, and hence there is no price incentive for conserving scarce water resources.  Run-of-the–river hydroelectric plants also do not pay fees related to amounts of water used; the owners of those plants justify this on the basis that they are not net users of water, but their operations have an impact on watercourses and instream biodiversity.  What is missing is application of the concept of the opportunity cost of water.  Water pricing policy to date appears to have been founded on the assumption that water supplies are, in effect, limitless in relation to demands for water, but that assumption is demonstrably no longer valid, so water demand management (through pricing and other mechanisms) should be a central part of national water policy.

Decentralized Water Management.  If water is to be priced to agricultural users, it is important to define the State’s obligations to deliver water to the users and the administrative arrangements through which users may allocate water among themselves and maintain their part of water delivery systems.  Water users associations need to be created and given legal status.  Many different models exist throughout the developing world in regard to the division of responsibilities between the Government and water users associations, but the central need is to define the role of each party clearly, whatever the model may be.  An equally important need is to define mechanisms through which fees collected can remain under the administration of water users associations, i. e., at the local level.  So far, Panama’s rather centralized system of governmental administration does not provide for such mechanisms.

Water Quality Measurement.  For most watersheds in the country, regular systems of monitoring water quality do not exist.  Where it has been measured, it has been through special studies, as in the case of Río La Villa.  In the Panama Canal Watershed regular monitoring takes place but it does not appear to capture all the relevant variables, such as changes in the amount of dissolved oxygen that give rise to rapid growth of aquatic plants in part of Lake Alajuela and downstream in the Chagres River.  Local contamination is very high in areas such as the Panama Bay watersheds and Chilibre and Chilibrillo in the Canal Watershed, and yet not all the forms of contamination appear to be measured on a regular basis.  Well water quality is not regularly monitored, and there are reports of significant contamination of wells in some areas.  Contamination of groundwater supplies is in some ways a more serious problem than contamination of surface waters.  “Groundwater quality deterioration, whatever its cause, is insidious and expensive: insidious because it takes many years to show its full effect in the quality of water pumped from deep wells, expensive because by this time the cost of remediation of polluted aquifers will be extremely high.”

Part III.	 Alternative Interventions for Managing Biodiversity and Watersheds

9.	Overview and Points of Entry

In concise form, principal conclusions emerging from this study are that:

- Panama’s biodiversity is rich and varied, but it is under threat in a number of areas of the country.  A number of threatened species and ecosystems are not receiving adequate protection.

- Deforestation and habitat destruction are extensive and continuing in some areas, and extensive and decelerating in others, but sustainable forest management is still in its infancy.

- Poverty is at the root of deforestation and reduction of biodiversity in Azuero and in some parts of the Panama Canal Watershed.

- Protection of water supplies and conservation of biodiversity are intimately interrelated in Panama.

- Panama’s capacity to protect its biodiversity and water sources needs to be strengthened substantially.

- Water supplies and biodiversity are severely threatened by human activity in Río La Villa Watershed.

- There are indications that poor watershed management in the past has reduced water flows in some sub-watersheds of the Panama Canal Watershed.

- Water quality appears still generally acceptable in the country but contamination levels are greater than acceptable limits in sections of Río la Villa and there are foci of severe contamination in parts of the Panama Canal Watershed.

- The country does not yet have a functioning example of integrated watershed and biodiversity management.

- The policy framework for biodiversity management, water management and watershed management has some important weaknesses.

- National and local institutions for managing biodiversity and water are generally weak, except in the Panama Canal Watershed, where national institutions are strongest.

- Local participation in decisions affecting biodiversity and water supply has insufficient support from the national level.

- Technologies of sustainable watershed management also need improvement.

In light of these conclusions, this report recommends adoption of the following broad approaches in a new watershed management project:

- Strengthening of environmental governance for management of biodiversity and watersheds.  This requires better institutional coordination and watershed planning and, above all, promotion of effective decentralization and local participation in decision-making on watersheds and biodiversity, and not only mechanisms for consulting local populations.

- Strengthening of conservation practices in order to protect biodiversity, such as setting aside land for gallery forests along watersheds and planting mixed forests for soil conservation and biodiversity protection.

- Strengthening environmental monitoring and the use of mechanisms such as environmental impact assessments to help ensure compliance with proposed environmental mitigations.

- Adoption of economically and financially sound approaches for natural resource management in watersheds, as one of the keys to ensuring sustainability of the approaches.

- Adopting market mechanisms where applicable and to the extent possible, including certification procedures for enhancing market access and payment for environmental services on the part of users of those services.

- Pursuing financial sustainability and self-financing mechanisms for conservation programs.

- Reducing localized poverty as part of the approach: the solutions must improve the standard of living of inhabitants of watersheds and protected areas, or they will not be viable.

These and related approaches are developed and discussed in the following sections.

10. 	Economic Approaches for Watershed and Biodiversity Management

10.1. 	Goal and Methodology

The goal of this part of the analysis is to examine the economic and financial aspects of biodiversity protection.  Specifically, the objectives entail gaining a more detailed understanding of how markets and economics-based approaches might be applied to create lasting mechanisms to achieve goals of biological diversity conservation and related aspects.

The overall project focuses on watersheds as the unit of analysis, which, for a variety of reasons turns out to be an useful scale for understanding and applying the economics of biodiversity, as well as land use patterns, conditions of poverty, and relationships between users of a variety of natural resources within watershed.

Economic and financial instruments are most effective for natural resource management where there are situations that approximate markets (or potential markets) that can be harnessed to generate benefits and cash flow toward activities that manage or protect resources more effectively.  In practical terms, where might there be business opportunities, or other economically sound approaches to achieve biodiversity conservation and meet the needs of the broader community?  The most likely areas and those on which the team focused were the following:

- Environmental services, in particular water production

- Forestry

- Alternative agricultural technology

- Sustainable-seal agriculture

- Biodiversity-based business

- Ecotourism

Within each of these areas, this report poses a series of questions to identify mechanisms that could allow financial resources to flow in desired directions and towards target priorities:

- Are there identifiable opportunities within the studied watersheds to generate income

based on more sound management of biodiversity or related natural resources?

- Are there existing markets?  How much effort/cost will it require for markets to permit

benefits to be commercially viable for the study areas?

- Do markets or enabling mechanisms have to be created?

- What can reasonably be achieved using the different economic activities?

- Does the maximum expected impact take the form of major improvements in land use and life quality?  Or simply palliative responses to extreme poverty?  Or somewhere in between?  Combinations of both?

- Are there ongoing efforts (or plans) that support or complement the development of market-based opportunities?

10.2.	Environmental Services

10.2.1. Background: Environmental Services and Economics

The natural environment provides a wide variety of services that are useful and value to humans.  At the most general level, these services include our atmosphere, oxygen and climate regulation, soil, water, the vast variety of species that maintain natural balances and provide value in agriculture and industry, along with many others.  The traditional view has held that these services are limitless.  In basic college courses in economics we are even taught that air and water are “free” goods that cannot be priced.  However, there is ample evidence that mankind is pushing the limits of many natural systems at local and global levels, and there is an accompanying awareness of what scarcity of these resources means in economic terms.

We are learning that there is scarcity of many critical resources, and that there might be logic in investing in them to ensure their continued existence and availability for future use.  In practice, countries do this every day through policy interventions, such as laws and regulations.  For example, we set aside national parks to protect wildlife, we regulate where development can and cannot take place to protect rivers and critical ecosystems, we establish effluent limits to protect the quality of air and water used by the population for drinking and breathing, and a wide variety of other activities.  All of these policy interventions assign specific, and sometimes explicitly calculated, economic values for protecting or managing these resources.

While it is now common in almost every country for governments to invest taxpayer funds to ensure the continuing availability and quality of natural resources (usually through the mechanisms discussed above), recent efforts in a number of countries have sought to allow or require beneficiaries of certain environmental services to play a more direct role in ensuring their future availability by paying directly for their provision.  Environmental services payments (ESP) are being used in an increasing number of applications, primarily due to the clear economic logic of transferring part of the economic burden of protecting ecosystems that provide the services to those individuals, companies (and even countries) that directly benefit from them.

It is important to note that environmental services payments are not subsidies.  They are fee-for-service arrangements.  Beneficiaries of specific services compensate the providers of those services in a mutually beneficial exchange.  The fact that the markets frequently must be created, and that one side of the transaction may be the government, does not mean that these transactions are not market-based.

The opportunities for “gains from trade” can create interesting opportunities for providers of services (such as climate control, biodiversity conservation, and most commonly watershed management).  A recent study conducted for the North American Commission on Environmental Cooperation (CEC) identified more than 300 Payment for Environmental Service (ESP) schemes operating in the world.  The various systems are finding innovative ways to transfer payment for benefits accrued at the local, national and international levels to the specific providers of those benefits.

The two most relevant services categories for Panama (and particularly for this project) are water provision services and biodiversity.  As discussed below, ESP approaches for biodiversity conservation are still at an early stage of development, but water approaches are quite sophisticated.  In watersheds examined in Panama, water-based systems are the more promising option, and they have the added benefit of protecting biodiversity values as well.

10.2.2.	ESP Systems for Biodiversity and Water

ESP Systems for Biodiversity

Demand for biodiversity conservation is sometimes local but more often global.  International organizations, foundations and conservation NGOs are major buyers of biodiversity conservation services.  Pharmaceutical companies are also involved in markets for biodiversity services.  The value of biodiversity conservation services is difficult to establish.  For example, certain biodiversity services —such as those arising from bioprospecting— are sometimes based on the option value of future discoveries.  Recent work has advanced valuation techniques considerably.

Table 9.  Distribution and scope of ESP schemes surveyed

| Services | Scope |
| --- | --- |
| Water, 15 | Local, 21 |
| Carbon, 6 | National, 3 |
| Biodiversity, 9 | International, 4 |
| Landscape beauty, 2 |  |
| Bundled, 1 |  |

Landell-Mills and Porras (2002) surveyed 72 payments schemes for biodiversity services and showed that these markets are nascent and in many cases experimental.  For example:

•	In Brazil, rubber tappers receive payments for forest conservation services they provide

through their management of forest resources.

•	In Guyana, Conservation International signed an agreement with the government for a

conservation concession in 200,000 acres of forest.

•	In the United States, the Conservation Reserves Program (CRP) consists of 10–15 year contracts with farmers to remove sensitive land from production and prevent land degradation, thereby preserving future biodiversity.

ESP Approaches for Water

Markets for watershed services are usually local with most transactions occurring at the watershed level.  Markets for watershed protection usually do not involve trading commodities such as water quantity or quality, but rather financing land uses that generate watershed benefits.  Demand for water services mostly originates from downstream water users, including farmers, hydroelectric producers, and domestic water users in urban areas.  Given the local nature of demand and the presence of a limited number of well-organized beneficiaries (e.g., water or hydroelectric utilities, irrigation commissions), it is relatively easy to mobilize downstream beneficiaries and involve them in ESP schemes.

Watershed-based services are usually funded through user fees to finance improved management of the protected area upstream.  A survey of 61 watershed-based payment schemes conducted by Landell-Mills and Porras (2002) found that these markets are more institutionalized and rely on a cooperative relationship between demand and supply and found an increased willingness on the part of beneficiaries to pay for services, as awareness is growing about the importance of conservation in upper watersheds for the maintenance of water services.

Examples

One of the most famous examples is the system established by the city of New York to protect its drinking water sources.  In the late 1990s, the city of New York increased water fees by nine percent to invest in the protection of the Catskill/Delaware and Croton Watersheds.  This was done primarily through a land acquisition program and conservation easements that expanded the protected area within the watershed to 121,500 ha.  In addition, farmers and forest producers received compensation under new programs to remove environmentally sensitive lands from production or to improve forest and land management practices.

The Fondo Nacional del Água (Fonag) in Ecuador collects contributions from water users, including the water utility of the city of Quito and a hydroelectric power utility, to fund conservation practices in the upper watershed that provides drinking water for the city of Quito.  Also in Ecuador, the municipality of San Pedro de Pimampiro, in the province of Imbabura, is developing a pilot project aiming to protect drinking water sources by paying land users in the upper basin to improve forest management in the watershed.

In the Cauca Valley in Colombia, farmer associations initiated an ESP system to address concerns regarding the sustainable supply of water for irrigation.  Since its inception, this scheme has led to the adoption of conservation measures in over one million hectares of land.  The system annually raises US$600,000 in revenues from water user fees.  Similarly, farmers in the Guabas River watershed in Colombia have negotiated an agreement with upstream land users to improve land use practices in order to maintain dry-season water flows.  The system is financed through additional charges for water use.

In the states of Paraná and Minas Gerais in Brazil, municipalities receive five percent of the state sales tax to finance upper watershed conservation programs to protect drinking water sources.  This program has led to the conservation of one million hectares of land in the state of Paraná and over one million hectares in Minas Gerais.  Also in Brazil, São Paulo’s water utility has agreed to contribute one percent of its revenues to fund conservation and forest restoration activities in the Corumbatai watershed.

In Mexico, the Secretaría de Medio Ambiente y Recursos Naturales has initiated ESP pilot projects in six watersheds.  The first pilot project in Mexico was initiated in the Lerma Chapala Basin in 1995.  Another pilot ESP scheme for watershed protection is currently being developed in the Triunfo Biosphere Reserve in Chiapas.

In Honduras, a ESP scheme has been established in the El Escondido watershed to protect the drinking water source for the city of Santa Barbara, the second largest in the country.

In Costa Rica, there are a great number of programs, including direct participation by firms.  Through the Forestry Finance Fund (FONAFIFO), businesses that need to ensure long-term water quantity and quality pay for watershed protection (Costa Rica’s main brewery is one of the firms), and several operators of hydroelectric plants pay to ensure that their capture areas remain forested, which permits water flow in dry season when they are paid higher prices for the electricity they generate.

# Applications in Priority Watersheds in Panama

There are outstanding opportunities in Panama to implement ESP programs.  Well-designed programs could simultaneously protect biodiversity, encourage more rational land-use decisions, raise the quality of life of specific communities in extreme poverty, and enhance the business climate of geographic areas (see Appendices), and help ensure the continued viability of critical business enterprises (such as the Panama Canal).

Water ESP systems offer distinct advantages for implementation over biodiversity ESP programs, and also over publicly funded activities.

Viability of Market Mechanisms

In each of the studied watersheds, the beneficiaries are numerous, identified, concentrated (a handful of organizations), and have a high willingness to pay (marginal utility) for improved water services.  The upstream actors are few in number (though geographically dispersed), poor (making it relatively cheap to provide them incentives to change practices or activities), and in two specific cases they are well organized, with experience in planning and financial management.

#### Adaptability of Water Payments to Broader Benefits

The most logical approach for the watersheds studied for this project is to focus on the provision of environmental services for water.  There are directly identifiable beneficiaries of improved water services (quantity, seasonality and quality), and the mechanisms to provide these benefits are directly linked to land-use and water management in the middle and upper watersheds of several critical rivers.  A structure under which funds flow from downstream beneficiaries upstream would be targeted to:

- improve forest cover in hydrological recharge areas,

- improve forest cover to protect springs,

- plant forest buffers alongside streams and rivers,

- improve sanitation and rationalize water use,

- reduce erosion, and

- prevent the contamination of water from animal and chemical sources.

All of these activities are (or can be made to be) biodiversity-enhancing.  For example, nearly all reforestation reduces erosion and enhances water recharge.  But designing reforestation programs with an emphasis on native species provides additional benefits for hosting local biodiversity.  Reforestation programs can also be structured to use native species with commercial potential, adding community economic benefits to the possible outcomes.

#### Sustainability of Funding Sources

Linking payments by beneficiaries directly to the producers of the benefits is a sustainable structure in the medium to long term.  Except under very dramatic changes in circumstances, beneficiaries will continue to require the services provided, and the best economic option for the providers will be to continue to provide the required services.  This financial sustainability is one of the strongest points of such a scheme.

10.2.3.	Implementing and Costing an ESP System

#### Transaction Costs and Complexity

The limited number of downstream actors and the quantifiable benefits of the service permit transactions to be direct, and require limited government involvement.  Funds do not need to pass through central government control, and may not even require express government authorization.  The parties to the transaction could be water user groups and organization(s) of residents in the watershed.  In the case of Río La Villa, the Herrera Office of MIDA has proposed the creation of a watershed corporation, along the lines of Colombia’s watershed corporations.

## Potential Role for USAID

There are outstanding opportunities for USAID.  A relatively small investment would provide the capstone on the work of many organizations.  The purpose of support from USAID would be to help get the scheme up and running.  The main activities undertaken in this phase would concern scientific research, planning, stakeholder consultation and consensus building, organization, and training.  Legal advisory services would be provided to establish the local institutional framework needed.  A reserve fund for operations would be needed for a year or two, to be sure that suppliers of environmental services were paid while the mechanisms for revenue collection and disbursement were being established, tested and put into operation.  (See below.)

Mechanisms and Design Issues

While ESPs are conceptually simple, the reality of implementation can be rather complex.  The key pieces are:

- Defining the market players.

- Determining the correct pricing to beneficiaries.

- Determining specific goals for land-use change that correlate reasonably to the desired benefits and establishing them in contracts or other agreements.

- Establishing a reliable and transparent commercial structure to manage the financial flows.

- Ensuring that the organization working in the field on land-use change has the appropriate administrative, human resource and technical capacity to implement the contract.

- Monitoring.

# Start-up Funding

The development of an appropriate financing platform is key in the establishment of a successful ESP system.  The objective is to generate a continuous flow of financial resources into the system to fund payments over the long term.  ESP systems have three types of financing needs:

- The cost of establishing the system (e.g., scientific research, creation of institutions, stakeholder consultations, training).

- Payments to land users.

- Ongoing management costs of the system (management, monitoring, technical assistance).

However, the flows from the beneficiaries do not come in lump sum, but rather in a regular flow, and significant costs are incurred at the start-up.  This means that additional funds will be needed to start the system and provide it the necessary liquidity to begin operations upon the signing of agreements.  As mentioned, USAID could be a lead partner in this start-up process and make the crucial contributions to putting the system into operation.

Approximate Costs of an ESP Program in Río La Villa

Preliminary estimates show that in the Río La Villa watershed, $250,000 could lead to a substantial amount of reforestation, and that this same amount represents a relatively small payment from water users in the lower watershed.

A USAID investment of $1 million over a period of three years would be sufficient to put a permanent, stable and financially self-sustaining program in place to help protect existing water quantity and quality, and perhaps recover some additional dry-season flow, and expand habitat and its related biodiversity in this extremely threatened ecosystem.

In cost terms, the project components would be:

- Program design and implementation downstream.  $250,000 would be allocated to setting up the downstream side of the ESP program.  This would support the design of the payment scheme (who pays, and how much, assist the water authority (or other implementing agency, such as a watershed corporation) in consolidating a payment collection system, public information campaign to explain why an additional component is being added to water bills, administrative costs for the first two years until the program is stable.

- Program design and implementation upstream.  $250,000 would be allocated to efforts in the upper watershed to prioritize reforestation areas, work with local associations to convince community members to support and participate in the program, master reforestation plan (natural forest, versus native species plantations, versus fruit trees and other perennials, etc), establish monitoring and financial systems.

- Liquidity to start program.  $500,000 would be advanced for upstream ESPs to get the program off to an immediate start.  There would be a lag in the implementation of the downstream payment system, and it will take a while for funds to arrive in significant quantities since the charges will almost certainly be linked to water consumption.

After the three-year startup period, all costs would be paid by water surcharges for users in the watershed.  If residential users alone shouldered the costs, additional water costs would be about $13 per year per household.  If some of the burden were shifted to businesses and irrigators, the additional amount per household would be reduced.

10.3.	Forestry and Reforestation

10.3.1. Background: Links to Biodiversity and Commercial Opportunities

The loss of natural forest cover on a large scale is the single largest contributor to loss of biological diversity at a local, national and global scale.  Concern over loss of forest habitat and its related diversity has been the primary factor motivating the creation of protected areas systems across the countries of the tropics.  Other policy tools are also used to halt loss of forest cover, including land-use requirements, land purchasing programs, incentives to maintain and enhance forest cover, and legal tools to permit property owners to place property in long-term protection mechanisms.  All of these mechanisms have played a part in slowing forest loss, and in some cases have played a role in expanding forest cover.

Protecting and enhancing forest cover has become an established policy objective of most tropical countries, and appears as one of the principal targets and measures of international organizations (such as World Bank, UNDP, FAO) in evaluating advances in rural development, environment and biodiversity conservation.

Traditionally, efforts to enhance or recover lost forest cover have focused on natural regeneration of forests (leaving the land alone to regenerate), or re-introduction of natural tree species to simulate the previous habitat.

Commercial reforestation (planting trees for future harvest) has been seen as a business activity with only minimal links to habitat restoration and biodiversity conservation.  Forest plantations have generally been developed in monoculture using exotic species, and with only minimum consideration for broader biological values.  These plantation monocultures provide some of the benefits of natural forest, in particular water and CO2 capture, but little of their biological function.

Four advances have changed this panorama:

- Research advances on native species in Central America that permit combinations of more naturally acclimated species to be used in commercial plantation operations.

- Greater professionalism of the region’s forestry sector, in particular an increase in the number of forestry engineers with experience in designing and managing commercial species in the neo-tropics.

- Certification programs that codify best practices in supporting biodiversity in natural forest-based and plantation operations.  The standards have been developed under the auspices of the Forest Stewardship Council (www.fsc.org ), which now serves as the accreditation body for the certification of most sustainable forestry operations on a global scale.

- An increased recognition by investors that “planting trees” is not the same as engaging in commercial forestry.

With these changes, there has been an increasing recognition of the role commercial forestry can play in environmental stewardship.  An increasing number of commercial timber landowners have begun to use internationally accepted standards to certify their wood as “sustainable” – in both natural forest and plantations.  This advance means that there are now mechanisms to link commercial forestry directly with sustainability and biological diversity goals.  The direct involvement of influential international non-governmental organizations, such as the Worldwide Fund for Nature (WWF), The Nature Conservancy (TNC), Greenpeace and others in promoting sustainable forestry has given additional credibility to promoting biodiversity protection.

Most encouragingly, the international marketplace is beginning to respond, with an increasing number of companies seeking sustainably-certified wood products, and major retailers expressing preferences in their purchasing policies.  For example, Home Depot established a policy in 1999 where the “company pledged to give preference to wood that has come from forests managed in a responsible way and to eliminate wood purchases from endangered regions of the world.”   The company reports sales of FSC certified wood products have increased from $16 million to $350 million since 1999.  Other important retailers in the U.S. and Europe have similar policies.

10.3.2.	Forestry and Reforestation Needs in the Selected Watersheds

Increases in forestry cover in the watersheds could come in the form of:

- natural regeneration of deforested land,

- re-creation or simulation of native forest habitat  through planting of natural species,

- targeted reforestation of certain areas (such as river banks) to achieve specific goals (such as erosion protection and pollution barriers),

- increasing forest cover for agroforestry models,

- reforestation for commercial purposes with timber, non-timber or perennial products (such as cacao or fruit trees), or

- combinations of all of the above.

Most of these activities will be substantial improvements in the degraded areas of studied watersheds in terms of biological diversity protection and improved water management.  Specific guidelines would need to be established to optimize biodiversity conservation through selection of priority areas, choice of species and other variables related to the land’s natural function and its current use and ownership.  This knowledge exists and is readily accessible.

The first three items provide benefits primarily for biodiversity and downstream users of water, but relatively little benefit to those engaging in the activities.  These activities would likely need to be financed directly by government, conservation programs, or the ESP programs discussed in the previous section.

The third (agroforestry models) and fourth (commercial reforestation) offer the potential for landowners to benefit from practices that contribute to biodiversity conservation and improved watershed management.  In this sense, they should be more inherently sustainable from an economic, social and environmental perspective.

# 10.3.3.	Profitability for Landowners

The financial viability of the agroforestry and commercial models for landowners depends on a number of variables.  Among the most important are:

- soil, water and climate characteristics

- crop/product selection (as a function of the soil, water and climate)

- availability of technical assistance to ensure that time, energy and funds are used wisely

- financial support for the transition (technical assistance, inputs, seed, saplings, change of genetic stock in cattle, etc), and

- in the case of commercial reforestation, financing to support farmers until their crops yield financial returns (three to 15 years, depending on the crop).

Determining the viability of commercial reforestation will require additional investigation to determine which forest and perennial crops are appropriate given the soil, water and climate conditions.  The traditional notion of dividing land by “vocación forestal” versus “vocación agrícola” (which is usually done by slope, or very general soil conditions) is not a precise enough division for determining commercial timber viability.

For commercial timber purposes, it is important to note that good agricultural land quality usually means good forest growth potential and profitability.  Commercial forestry does provide particularly good advantages to landowners over annual products where land quality is high, but steeper than optimum for effective agronomic practices.

Under the right soil and climatic conditions, and with appropriate technical and financial support, planting of commercial timber species is a viable economic alternative for many landowners in the Central American region.

At the farm level, this investment is not only convenient from social and environmental viewpoints, but also the financial returns and cash flow patterns are very reasonable from the viewpoint of the farmers.  The financial returns to production of high quality wood (in terms of returns/ha./year) are superior to almost all the existing options in the rural environment of the region.  The problem is that the profits are realized over the long run, sometimes as late as 15 or 20 years alter the initial investments.  Therefore, the problem of converting land use patterns is not a problem of profitability but rather a problem of developing the appropriate financial instruments.

Commercial timber offers other important advantages over annual agricultural products:

- The demand for wood is highly correlated with population growth and the state of economies.  In spite of the presence of wood substitutes in many applications, the demand for wood continues to follow a stable trend related to economic growth trends in the relevant markets.

- The investment requirements are stable and predictable over the very long run.  Maturation periods of 20 to 30 years that are typical of the tropics permit a long planning horizon and offer interesting possibilities for financial engineering such as “securitization.”

- In contrast to agricultural products, when wood is ready to be harvested it can remain uncut while waiting for optimal market conditions.  The product does not lose value as standing timber but instead it increases in value, albeit at a decreasing rate at the margin.

- Wood has local markets and there are possibilities of exporting various products with different degrees of value added.  This situation creates the option of considering sales to multiple markets to take advantage of the most favorable conditions, subject always to the restriction that the wood and its processed products fulfill the quality requirements of international markets.

In addition to trees for timber, reforestation with fruit trees is an activity that the Banco de Desarrollo Agropecuario is willing to finance.  The technical opinion in that bank is that Panama has a comparative advantage in a number of kinds of fruit and nut trees, ranging from cashew and almonds to avocadoes, soursop mamey, papaya, citrus and mangoes, depending on the part of the country.  Costa Rica’s mango exports are increasing, and a recent quantitative evaluation of comparative advantage in El Salvador showed that fruit trees were among the very most competitive crops, so it would not be surprising if the same conclusion applied to at least the less humid parts of Panama.

10.3.4.	Options for Reforestation in Panama

Rainforest Alliance estimates about 50,000 hectares of plantation reforesting in Panama, with approximately 40,000 of those being teak plantations.  Approximately 12,000 hectares are FSC certified, but Panama lags behind all other Central American countries in terms of certified hectareage of forests.  See Tables 10 and 11.  This may indicate that there are important opportunities for Panama in this field.

There is clear potential for reforestation in the Río La Villa Watershed and the selected sub-watersheds of the PCW, and for forest certification as well.  It is likely that reforestation represents the most profitable use of most of the land in those areas.  A full reforestation plan

Table 10.  Certified Forests in Panama

| Client | Certification Number | Certification Body | Has. |
| --- | --- | --- | --- |
| ECOFOREST (PANAMA), S. A. | SGS-FM/COC-0649 | SGS | 7,120 |
| Futuro Forestal, S. A. | SW-FM/COC-037 | Rainforest Alliance | 411 |
| Inversiones Agroforestales, S. A. | SGS-FM/COC-0564 | SGS | 1,156 |
| NORDIC MANAGEMENT GROUP, S. A. | SGS-FM/COC-1811 | SGS | 551 |
| Prime Forestry Panama, S. A. | SW-FM/COC-239 | Rainforest Alliance | 2481 |
| VALLEVERDE DESARROLLO FORESTAL, S. A. | SW-FM/COC-1227 | Rainforest Alliance | 521 |
| Total |  |  | 12,240 |

Notes:  All are private, plantation forests.  Data as of January 2006.

Source: Forest Stewardship Council.

Table 11.  Hectareage in Certified Forests in Central America

(January 2006)

| Country | Hectares |
| --- | --- |
| Guatemala | 522,870 |
| Costa Rica | 52,300 |
| Honduras | 37,281 |
| Nicaragua | 13,157 |
| Panama | 12,240 |
| El Salvador | 0 |

Source: Forest Stewardship Council.

must be developed for each watershed in Panama, but the logical components of the plan would include:

- Biodiversity-based reforestation (natural forest regeneration) for areas surrounding the last remaining hectares of standing forest to grow the total nucleus of forest patch.

- targeted reforestation along riverbanks to reduce erosion and evaporation,  and filter contaminants.

- targeted reforestation along steep hillsides to reduce erosion, prevent structural collapse, slow rain runoff,  and increase water capture potential.

- Increased use of agroforestry models to increase economic returns per hectare.

- Introduction of timber and tree crops to increase biodiversity, improve water capture, slow rain run-off and provide a financial return to the owners.

The commercial forestry component would focus on the last point, complementing the previous ones.  Modest increases in cash flow to producers will greatly influence land-use decisions and practices.  However, the residents of these watersheds will need high levels of support, as they have no prior experience in forestry.  They must be guided and assisted correctly.  For purposes of establishing commercially viable timber operations, support must include:

- Legal and operational studies.

- Incorporation and permits: Logistical and legal steps need to be carried out and

landowners need to be supported in the process of applying for permits.

- Forestry management plan: The forestry management plan has to be developed for new

clients.  This plan contains a guide for the steps to be carried out for planting, by species,

topography and environmental characteristics of the farm (soils, temperatures, availability

of water, among other factors).

- Structuring and facilitating the financing: develop a financial plan for the farm and

assure its fulfillment.

- Certification: Guide the process of FSC certification for each farm, under the approach of

grouping farms for certification.

- Development of nurseries: identification of appropriate genetic material and assuring

that it is obtained in sufficient quantities.

- Administrative and logistical support: carry out audits for evaluating and guiding the

evolution of the plantations, as well as drafting and implementing requirements for

corrective measures in cases where they are necessary.

- Technical support, supervision and monitoring: supplying the varied services needed to ensure adequate management of the plantations.  A forestry expert and other technical experts will advise the landowner about best practices for forest management and confirm that the plantation is progressing in a manner consistent with the plan and the expectations of tree growth.

- Training: emphatic and continuous efforts to train landowners and their assistants during

all the stages of the transformation.

- Marketing: providing support to maximize the prices obtained for the products of

thinning operations and the final harvest.

As the local community without support could carry none of the activities out effectively, an executing organization would need to be identified.  PRORENA is the logical choice, as discussed below.  It currently has all the needed technical capacity and institutional structure.

When a high level of support is provided, commercial forest operations may be a viable economic alternative for a substantial number of residents of the El Montuoso Reserve and its surrounding areas, and for residents of the selected Panama Canal sub-watersheds (subject to the caveat of soil quality and climate conditions).

One of the annexes presents a simple cash flow based analysis of a typical reforestation project from the perspective of the landowner.  As the model shows, profitability is quite high, with an internal rate of return projected to around 15% per year.  This number approximates the financial return to farmers, but overstates the true economic return due to some of the assumptions of the model:

- The purchase price of the land is not factored into the analysis.  This assumes that the owner will simply use existing land, without assigning an opportunity cost to it.  However, when the analysis is modified by assigning a market value to the land, the rate of return still turns out to be acceptable.

- The farmer provides Labor.  External (hired) labor is assumed only for planting and thinning.  A 7 ha. forestry plot will occupy one person approximately halftime on average throughout the life of the plantation.

In addition, reforestation requires upfront and ongoing investment to carry out the needed silvicultural practices; and landowners require cash flow during the life of the project to meet day-to-day needs.  Although intercropping while the trees are young can generate some income, additional mechanisms will be needed.  A combination of the proposed ESP program, and financing from pre-selling wood and capitalizing an annual revenue stream would be sufficient.  Interest expenses would reduce total return, but it still would permit a significant increase in the standard of living for the farmers in these watersheds.

Other critical assumptions include:

- Use of a well-selected combination of species to be forested on each farm that conforms to the potential of the land, optimizes potential market value, and hedges potential risks from disease and market fluctuations.

- Farmers follow the recommended silvicultural practices for which they have received training.

- High quality technical assistance is provided at a reasonable cost.

- Growth rates permit harvesting of 200 m3 in an approximately 15-year time horizon.

    - Costing a Reforestation Program and USAID Options

Cost Parameters

The best way to address the reforestation program is break it down into three components.  The first is the costs of the on-farm costs of reforestation – clearing, preparing the land, planting, tending to saplings, replanting, weeding and fertilizing.  In general, these efforts require focused efforts from the landowner, with training and under the guidance of forestry professionals.

The second component is for technical support, including: training, species selection and planting plan, nurseries, forestry management services, technical reviews and oversight, assistance in marketing, etc.

The third component is a financial component that links the two.  It takes a rather large amount of liquidity to create and operate a large-scale forestry program for small landholders.  The principal outflows are: 1) to finance farmers for the first component, 2) to pay the costs of technical support, and 3) to create a modest income stream for farmers to compensate for their labor tending to the trees, which also helps substitute for lost income for land put into trees that was previously in other crops.  This is referred to as the up-front capitalization of the program.

The financing for this capitalization can come from different sources.  Depending on land quality, other agronomic variables, and species selection, the value of the wood harvested may likely be high enough to pay all three of the outflows and still provide a decent financial return to the landholder.  Under this situation, financial strategies could even include capitalization of future wood harvests to provide the necessary liquidity.  Additionally, environmental service payments (for downstream water services) could also provide a substantial portion of the needed cash inflow.  Thus the potential start-up contributions of a donor organization could be reduced to a small fraction of the total requirement.

A project recently designed for the Banco Multisectorial de Inversiones (BMI) in El Salvador attempted to project the costs and financial structure required.  In the simplest terms, reforestation costs (for commercial purposes) can be estimated at approximately $3,000 per hectare (net present value, or NPV), with about $2,000 of that amount spent in the first 4 years.

The payments to farmers or landowners would be set at the minimum price required to maintain the stability these persons and their families during the forest gestation stage.  These amounts can range from $10 to $50 per hectare.

The technical services component is a complex one, but it has significant economies of scale.  The following table presents the estimated costs of a complete technical services organization designed to make the small-scale farmer approach viable.  The table shows that a 10,000- hectare effort requires an annual budget of approximately 900,000.  An upfront capitalization of $5 million dollars (from sales of wood futures or other sources) and fee for services payments can ensure the necessary cash flow.  The last column estimates an implicit cost of technical services per cubic meter of wood harvested.  While the capitalization appears large, the reality is that at a 10,000-hectare scale, the entire cost of all technical services is only 1.5% to 2% of expected revenue.

Table 12.  Cost of the Forestry Development Effort at Different Scales of Operation

| Size of Operation | Approx. annual budget | Budget per ha./yr/ | Capitalization | Capitalization per ha. | Cost in $/m3 of wood |
| --- | --- | --- | --- | --- | --- |
| 2,500 ha | $765,000 | $306 | $17 million | $6,800 | $34-$57 / m3 |
| 10,000 ha | $900,000 | $90 | $5 million | $500 | $3-$4 / m3 |
| 50,000 ha | $2,500,000 * | $50 | $12.5 million * | $250 | $1-$2 / m3 |
| 100,000 ha | $3,500,000 * | $35 | $18 million * | $180 | $1-$2 / m3 |

Assumptions: There are economies of scale in the operations, wood production is at 120-200 m3/ha., capitalization ensures a positive cash flow.*  Extrapolation based on limited data.

Recommended Approach for USAID

An organization that is supporting reforestation would make the following contributions to ensure the take-off and sustained growth of the program:

- Design of financial mechanisms.  The project is viable if there are financial actors willing to help solve (profitably) the long-term liquidity problem.  The first effort is involve various actors in the financial sector and determine the recommended financial strategies to securitize future wood harvests.  (Estimated cost: $150,000 for financial expertise, financial design and investment banking operations.)

- Assuring commercial viability of high-value species.  The second component is agronomic and silvicultural research to investigate the soil and climate conditions in order to ensure that growth rates will permit commercially viable harvests.  (Estimated cost: $100,000.)

- Capitalization of the technical assistance programs.  If the first two project components show encouraging viability, a logical strategy would be for USAID to provide, or leverage or obtain through advanced wood sales, the initial capitalization of the technical services organization.  This would be between $2 and $5 million depending on the initial scale.  It is important to note that much (if not all) of this amount could be reimbursable if the silvicultural potential is high.  A likely strategy would be to make part of the capitalization a technical assistance grant, and the remaining portion a no interest (or very low interest) loan.

10.3.6. Related Initiatives

PRORENA

The most relevant efforts currently under way in Panama are directed by the Proyecto de Reforestación con Especies Nativas (PRORENA, or Native Species Reforestation Project, at http://research.yale.edu/prorena/).  PRORENA is a program of the Center for Tropical Forest Science at the Smithsonian Tropical Research Institute and the Yale School of Forestry and Environmental Studies.  The mission of the program is:

“... the development of viable strategies for restoring diverse forest cover to degraded tropical landscapes, the dissemination of this information to the widest possible range of interested parties, and the training of future natural resource managers and scientists able to utilize and build upon these efforts.”

Their efforts for the past few years have focused on the science and technology of reforestation of degraded land using native species.  The primary focus of this research has been non-commercial ecosystem recovery.  However, over the past three years they have been exploring in greater detail the role commercial forestry should play in reforestation and habitat recovery.

PRORENA possesses nearly all of the technical knowledge and experience required to support reforestation programs (commercial and non-commercial) in the Río La Villa and Panama Canal Watersheds.  Their offices are in Panama City, and they have small field offices in the Coclé and Los Santos.

Rainforest Alliance

Rainforest Alliance is working on a USAID-funded project to attempt to reach a sales target of 80,000 board feet of certified timber from natural forests and plantation.  They are currently focusing their efforts on Donoso and the Comarca Wargundí.

Although this project is in its very early stages, it is consistent with the goals of biological diversity conservation and could be an extremely valuable complement to enhancing commercial reforestation efforts.  Additional components of the project could be added to include Panama Canal and Rio La Villa Watersheds.

Proposed Canal Watershed Management Outsourcing Program

A group of private investors in association with PRORENA are currently exploring with the ACP the possibility of providing a comprehensive program to manage water flow, quality and seasonality.

The proposal calls for the ACP to pay fees to a new, dedicated for-profit company based on various water parameters across the Canal Watershed.  The company will engage in a number of activities throughout the watershed designed to reduce sedimentation, increase total annual water flow, reduce pollution, enhance dry season flow, and control eutrophication, among other variables.  Activities would include land leasing and purchase, commercial and non-commercial reforestation, recovery of river banks, erosion control projects, nutrient control programs, livestock waste management, and a variety of other activities to achieve the targets established in the contract with the ACP.

The proposal is still in the early stages of discussion with ACP and the GOP, but at very high levels.  The total value of the arrangement would likely be in the hundreds of millions of dollars.  Major freight companies and U.S. commercial companies have expressed support for the project and are reportedly interested in investment opportunities.  We do not know how much of the watershed would be covered by this project.

The Banco Multisectorial de Inversiones (BMI) of El Salvador

BMI is a state-owned second-story bank that provides liquidity to the country’s financial sector to enhance development opportunities.  They, in collaboration with the Ministerio de Agricultura y Ganadería, are developing a program to convert thousands of failed coffee producers into forestry producers.  They have a feasibility study and a recommended plan that is currently under consideration at BMI’s board and at the Cabinet level.  Much of the research and strategies and parts of the plan are relevant for Panama.  “Piggy-backing” on this research could be a cost-effective way to advance a plan.

10.3.7. Conclusions for Forestry in the Canal Watershed and Río La Villa

Commercial forestry can and should play a vital role in the essential reforestation efforts in the Río La Villa and Panama Canal Watersheds.  Modern forestry techniques permit commercial forestry in natural forest and in plantations to be biodiversity positive, while simultaneously improving the hydrological value of watersheds and increasing the quality of life of small, medium and large-scale landholders.

Well-designed forestry programs oriented toward smaller land holders using native species could lead to major changes in land use across critical watersheds in many areas of the country.  It is conceivable for tens of thousands of hectares to be reforested on a commercial basis in biodiversity friendly ways in the coming years with moderate levels of technical support and specifically designed financial mechanisms.

The potential roles for USAID could include:

- Design and implementation of a pilot program to promote commercial forestry in critical watershed.

- Seed funding to provide liquidity for a forestry oriented ESP program and to underwrite the start of an advance wood payments program and the required technical support services.

- Ensuring that commercial forestry is included in national plans for watershed and biodiversity recovery, and further ensure that biodiversity variables are a critical part of all commercial forestry operations.

- Support and technical assistance for a new forestry law oriented toward more sustainable and commercially viable reforestation.

10.4.	Sustainable-Seal Agriculture

### 10.4.1.	Sustainable Seals and What They Do

Sustainable-seal agriculture refers to products that are produced according to standards defined by different international organizations that seek to improve the environmental or social aspects of the product or its production process.  Through adherence to the standards and independent certification by accredited organizations, producers may be able to differentiate their products at a final consumer or intermediate level (wholesaler, packer, retailer) based on their environmental or social attributes.

There are different types of certification.  Some standards are referred to as “management standards”, where what is required of the producers or processors is to establish management systems to address environmental or social issues.  These standards do not generally specify environmental or social results, but rather ensure that the certified entity has procedures in place to effectively manage these issues.  The most recognized management standards in the agricultural field are:

- ISO 14001 (see http://www.iso.org/iso/en/iso9000-14000/index.html) ,

- Hazard Analysis and Critical Control Point (HACCP) (see the U.S. program at

http://www.cfsan.fda.gov/~lrd/haccp.html), and

- EurepGAP (at www.eurep.org).  This standard was established by major European

retailers as a mechanism to ensure that their supply chains were clearly defined, and

provide reasonable assurance of sound environmental and labor practices.

Other standards are referred to as “performance standards.”  These require certified companies (or farms) to follow specified (or narrowly defined) procedures.  In the agricultural field, there are a number of different standards systems.  The most prominent ones relevant to Latin America are:

  - “Organic.”  This certification ensures that the producers of agricultural products do not use synthetic organic chemicals in their production process.  The level of stringency and breadth of requirements varies somewhat by certification agency, and frequently include requirements for transition periods, post-harvest handling and processing, shipping and other aspects.  Various countries have national laws or regulations.  The international umbrella organization is IFOAM (at www.ifoam.org), and the U.S.’s National Organic Program (NOP) represents one of the more important national sources of regulations (at the website http://www.ams.usda.gov/nop/indexIE.htm).  Organic foods are a significant part of total consumption, primarily in wealthy countries.  Just over 1% of total U.S. food consumption is certified organic.

  - “Fair Trade” is an international seal coordinated by the Fair Trade Labeling Organization International (FLO, at www.fairtrade.net).  This seal validates that the farm (or group of farms) carrying the certification provides fair wages, a safe working environment, and other basic “quality of life” benefits to its workers.  This program established international fame in the coffee sector, but has standards for a broad range of products.  It is discussed further in section 10 below.

  - Rainforest Alliance Certified.  This program is directed by the Rainforest Alliance (at www.rainforest-alliance.org) and is designed as a more “holistic” certification focusing on the farm and its interaction with the larger ecosystem in which is operates, with the goal of finding a positive balance between biological conservation and farm management.  It includes a broader set of environmental variables than organic certification, and includes a number of labor and community aspects as well.  This program currently has standards in place to certify coffee, banana and pineapples (expected in mid-2006).

  - Forest Stewardship Council (FSC) is the predominant international system for sustainable forest products (timber and non-timber); its site is: http://www.fsc.org/.  This seal was discussed in detail in the previous section.

Scope of World Markets

Sustainable seal agriculture has experienced growth rates of nearly 20% per year over the past 10 years, primarily in the U.S. and Europe.  This growth has been led by organic certification.  In the U.S. approximately 1% of all food products are now certified organic.  The number is similar in Canada, Germany and the Netherlands, slightly higher in Great Britain, and considerably higher in Switzerland and Denmark.  The demand growth rate appears to be decreasing in some markets, particularly Germany, but is still projected to be more than 10% per year for the coming decade, and approaching 15% in the U.S.

Fair Trade and Rainforest Alliance Certified are more limited in scope but have potential.  Fair Trade has traditionally focused its attention on coffee and cocoa (and to a lesser extent banana), although it is expanding into a number of other products.  Rainforest Alliance Certified has focused on banana and coffee, and is now entering into pineapple certification.  They recently published a general standard that will permit certification of a broader number of products.  Between 2003 and 2004 Fair Trade labeled sales grew by 56% worldwide, to a total of more than 125,000 tons of product, so clearly this is a seal with potential.  Rainforest Alliance is strong in forest certification.  USAID has supported Rainforest Alliance certification in Central America.

On the supply side, much less than 1% of Latin America’s agricultural exports are certified with a sustainability seal.  For many commentators, this percentage appears low, given the potential comparative advantages of labor rates, favorable ecosystems, natural resource base and awareness of rural poverty.  This circumstance may be an indicator of the potential for greater use of sustainability seals.

Under what conditions do seals create value?

Recent research conducted by the Sustainable Markets Intelligence Center (CIMS, at www.cim-la.com) on the Latin American coffee sector is illustrative.  Coffee is a mature product market, traded in large and sophisticated markets, and has a relatively long history with sustainable seals.  This research has confirmed that the various certification systems (organic, fair trade, Rainforest Alliance and Utz Kapeh) do create additional revenue for producers.

However, the research also indicates that “on-farm” profits are related to a number of on-farm factors (quality, input use and farm management, in particular) and off-farm factors (market prices and price premiums for certification).  The most important finding has been that price premiums from certification are important for farm profitability, but frequently not as important as on-farm factors.  Many farmers would do much better by being better farmers (better knowledge and management of soils and plants, and greater attention to coffee quality) than simply “getting certified.”  And further, the combination of better farm management and certification appears to be optimum.  While not yet evaluated in detail, similar findings appear likely for most tropical agricultural products sold in wealthy country market.

Another critical aspect is that there is virtually no domestic market in Panama for sustainable seal products.  This means that, for the short and medium term, the likely benefits are available exclusively to producers who have the product, quality, volumes (or organizational capacity), and cost structures for export markets.  In real terms for Latin American producers, these conditions exist almost exclusively in medium to large sized companies, extremely sophisticated small companies, and well-organized and informed cooperatives/producer associations.

In practical terms, the best strategy for a farmer is to have a more sophisticated understanding of potential target markets, and ensure a farm-management strategy that will optimize his or her chances of success.  Since certification requires a substantial investment (like other farm improvements), a farmer needs to be relatively certain that the cost-benefit relationship is favorable.

10.4.2.	Certification and Biodiversity and Watersheds in Panama

Participation in any one of the standards programs discussed above offers potential eco-system benefits directly and indirectly.  Significant numbers of farms following the procedures established in the organic or Rainforest Alliance certification schemes would provide substantial biodiversity benefits in the watersheds.  Organic production treads more lightly on soils and reduces the impact of chemicals on soil structure, insects, birds and aquatic biota.  Rainforest Alliance provides some of the benefits of organic (it permits chemical use, but requires better management of more benign substances) and additional ones –particularly regarding soil management (erosion prevention) and use and relationship with natural forest cover.  Potential indirect benefits relate to income effects for producers.  In those cases where producers are able to achieve better opportunities (such as higher price, more favorable terms, etc) they may reduce their overall footprint on the environment (less need to deforest, investments in soil, water and forest, etc).

The design team did not find evidence of programs or other efforts to encourage sustainable-seal agriculture in either the Canal or La Villa watersheds, except for the pineapple-related initiative being directed by Rainforest Alliance.  Increased use of seals could provide positive impacts on farmers’ livelihoods and on biodiversity conservation in the Canal Watersheds and the Rio La Villa watershed.

At the level of policy design, programs to promote certification represent primarily a poverty mitigation strategy, and not a transformative land-use strategy for the region.  Massive certification and optimistic scenarios for benefits would, at most, provide better market opportunities for producers -- perhaps generating 10 to 20% price premium above current prices.  These benefits would only be available to producers who could participate in the value chains of export markets, at least until local markets begin to value these attributes and the related certifications.

However, it is important to note that most of the farmers in these watersheds likely would be better served by much more basic services – such as improved farm management practices, and increased access to markets (through marketing cooperatives, coordinated transport, etc).

Biodiversity benefits could be substantial if a critical mass of landowners adopted organic or Rainforest Alliance practices.  To the extent that USAID is supporting productive initiatives, sustainable seal certification represents a “no-regrets” policy, however the risks are substantial to producers if they do not have the support necessary to increase their chances for success.  Support to cover this risk would be a logical policy response.

Selection of certification schemes is a highly complex task that requires detailed knowledge of product markets.  The right seal will depend on the product, species, quality, volume,  proximity to port, level of processing and then the connection of each of these variables with the appropriate market in order to determine the preferred seal for that market opportunity.  Failure to make these connections in advance of selecting a certification scheme risks a failed investment.

# Costing Parameters for Certification Programs

A blanket organic certification program for Reserva Forestal El Montuoso is one of the most promising options.  The analysis recommends organic certification as the most potentially beneficial in the El Montuoso Reserve.  Organic certification typically implies four cost components.

- Initial assessment to assess readiness and recommend changes required to establish the required conditions.

- Various investments in practices, procedures, documentation procedures, perimeter controls, monitoring mechanism.

- Certification by an accredited agency.

- Periodic re-inspection to maintain certification.

Today in Central America, small farms (from less than 5 up to 10 hectares) are being certified for between $250 and $1000 dollars.  The differences in cost relate to the complexity of the farm, the number of crops and processes being used, and other factors.  A very rough estimate would be about $2,000 per farm to put in place components 1 through 3, and perhaps $250 every two years to maintain the certification.  An assumption of 200 farms (farm by farm) would imply a budget of $400,000 up front.  In addition, substantial training would be required (perhaps another 50,000 to 75,000).

A “blanket” certification program covering the entire Reserve should be viable due to the local conditions and the feasibility of delimiting the area.  Under this approach, the average per farm cost should be slightly lower.  However, the approach only works if every member of the community agrees to go completely organic.  This requires a consensus among the members of the local producers associations, complete buy-in from the residents, and a substantial effort by the associations to monitor implementation and compliance.

These considerations suggest that such a program could be set into action in El Montuoso with external support of $500,000 spread over the first two years, plus $100,000 in auditing and follow-up support in year 3.

# 10.4.4.	Potential Roles for USAID

There are three potential areas of action for USAID in the area of sustainable seals:

1) “Damage Control.”  A number of agricultural activities in the watersheds are potentially harmful to biodiversity in sound watershed management.  In particular, the rapid expansion of pineapple production in the Canal Watersheds presents a significant threat to terrestrial and aquatic biodiversity.  Plantation-style pineapple production is extremely chemical intensive.  Broad and intensive use of pesticides presents risks for workers, and long-term soil structure and leads to runoff that disrupts aquatic ecosystems.  Intensive fertilizer use has long-term soil biodiversity implications and its runoff leads to eutrophication, algae blooms and related downstream issues.  Common practices also lead to significant erosion problems on land even with a small slope.

USAID could become more actively involved in assisting farmers to understand the medium and long-term benefits associated with improved farm practices, and where possible assist in identifying opportunities for sustainable seals to create additional market value.  For the former point, much of the value of improved practices would accrue to the society in general rather than the farmer, so ESPs or other mechanisms might be appropriate to change practices.  For the latter point, under the right conditions, certification could provide some advantage in market access, price or other terms with potential buyers –making this option more financially sustainable with lower public sector investment.

2) Future Competitive Platform.  USAID could consider investing in efforts that offer the potential for products to be certified in a constructive way in the future.  A leading example would be to make the El Montuoso Forest Reserve a “Certified Organic Zone.”  El Montuoso presents an interesting situation to position itself for future benefit in sustainable seal agriculture:

- It is a “hot-spot” for biological diversity, which is sensitive to chemical use.

- Farmers in the Reserve are so cash-strapped that few (if any) use any agricultural

chemicals, nor have they in the recent past.  This means they would not have to alter

practices to “un-learn” chemical use, and the land could be certified without lengthy

transition periods.

- Future products to be brought to market based on the local conditions could benefit

from being certified organic.  Fruits, vegetables, cacao, medicinal plants and other

likely alternative crops for this zone currently benefit (in price and terms) in many

markets from organic certification.

- The relatively high level of organization of the Reserve’s farmers could permit more

sophisticated crop and market planning, technical support, and approaches to “blanket

certification” of the entire zone.

In this particular situation, organic certification appears to be by far the best option.  First, it is the best known and most widely accepted (across markets and across crops).  For medicinal plants and other extractive products (such as honey and vanilla) it is perhaps the only relevant certification in the market place.  Second, based on the experience of other countries, organic is likely to be the first certification system recognized widely in the Panamanian marketplace.  Third, there may be significant “image value” for the reserve it if were to become a completely organic zone.  This designation could potentially assist with tourism development, and it sends a very strong signal to potential donors regarding the commitment of the residents.

Consequently, if the residents of the reserve (or their sponsors) are to invest in one certification, organic appears to be a good strategy.  Under a worst-case scenario, the farmers would continue to produce with environmentally sound practices with little market benefit, but at minimum additional cost.

3) Education on Sustainable Markets.  Markets for sustainable seal products are complex and dynamic.  A critical error for many farmers and numerous organizations across the Latin American region has been to invest in certification processes without possessing a clear understanding about market preferences, and the relationships between product, markets and certification system.

International assistance organizations have been at least partly to blame for this phenomenon, as well-intentioned projects have promoted certification as a strategy to alleviate the frequently desperate situation in which many farmers in the region find themselves.  Unfortunately, the results of investing in certification as a poverty alleviation strategy have been mixed.  Many firms simply do not have the product quality, sanitary controls or logistics to reach markets where their certification would be valuable.

USAID could support farmers across numerous areas by ensuring that they are informed of their options and the market implications of those options.  This information would need to be updated periodically (at least once per year) to reflect changes in market situations and certification rules.  Perhaps the most valuable role this effort can play is to prevent farmers (and their support organizations) from investing in mistaken or sub-optimal certification strategies.

For the Panama Canal Watershed, the education and information approach offers the best potential to realize benefits from sustainable markets.  The organized producers of the Lago Alajuela clearly have substantial organizational capabilities.  Detailed work with that group could reveal potentially beneficial opportunities related to sustainable-seal products.  The Río Boquerón sub-watershed will present significant challenges.  The lack of producers organizations there means that isolated efforts will need to be linked with other organizations, or specialized buyers and traders.

  - .	Bio-Trade

10.5.1.	Background and Examples

“Biotrade refers to those activities of collection, production, transformation, and commercialization of goods and services derived from native biodiversity under the criteria of environmental, social and economic sustainability.”

In practical terms, this refers to a wide variety of products, ranging from extracted non- timber forest products (NTFPs), to specialized production of native biodiversity (value-added and more intensive methods), and under some definitions includes genetic information on native species for potential use in a variety of industries.  The underlying logic is that eco-systems produce and sustain a wide variety of products.  Mechanisms to sell the “interest” from the natural “capital” could allow significant financial returns for standing forest to compete against cutting the forest –or more simply, allow local residents to earn a living on limited forest space in a sustainable way.

The approach has been touted as a potentially important one for linking biodiversity conservation with markets.  A variety of NTFPs have proven to be interesting for local communities, in particular nuts and seeds, but also gums and resins.

Representative examples in Latin America include NTFP extraction:

Forest exploitation—

- Many Honduran Forestry Ejido dwellers in pine forests earn a substantial part of their

total income from extraction of saps and resins for turpentine and spirit gum production.

- Brazil established “Extractive Reserves” as a formal legal structure to permit organized

communities to use communal forestry lands in a restricted way to produce income

without destroying forest, and establish communal title to land without having to clear it

of forest to demonstrate “use.”  The principal products from the Amazonian reserves are

brazil nuts and rubber.

Intensive production—

- Iguana farming for commercial meat production has been developed in Panama, Costa

Rica, and El Salvador.

- In Costa Rica, native butterfly species are farmed and sold to botanical gardens, museums

and collectors around the world.  It is currently a multi-million dollar export business for

Costa Rica.

- Several businesses are selling concentrated extracts of medicinal tropical plants.

Bioprospecting—

- The Costa Rican National Biodiversity Institute (InBio) is a world leader in identifying

Naturally occurring compounds for potential use in agriculture, pharmaceuticals,

cosmetics, fragrances and others,

- Natura, a Brazilian cosmetics company is founded on the principal of bringing

biodiversity products to market.  It has been a huge financial success.

# 10.5.2.	Potential in Panama and the Selected Watersheds

The development of business potential from native diversity is a new area.  Most of the potentially lucrative areas in Panama have yet to be identified, and will require substantial research to bring them to fruition.  Panama could pursue certain untapped business areas with interesting potential.  Panama’s biodiversity is broad and interesting.  There is even research that shows that there are endemic species whose market potential has not been explored.

Few countries have engaged in systematic efforts to connect their taxonomic base with potential markets.  Costa Rica’s INBIO is the only significant effort in this regard in Central America.  It has made some advances in the area of developing business potential, but has focused primarily on its scientific mission (taxonomy), educational mission (educating school children) and some contracts with pharmaceutical and agricultural companies (as discussed above).

Panama could develop expertise in linking biodiversity with market opportunities and “incubating” businesses to take advantage of trade of biodiversity-based products available at the country that could be a significant source of income, particularly for less-developed areas.  In this regard, CBI (2003b) has identified the following opportunities for developing countries that could export this kind of natural goods to the EU market:

Oils: Species sensitive to environmental factors, such as tropical plants (spices, ginger, cananga, vetiver); Trees in the wild (cinnamon, camphor, sandalwood); Wild plants that could be easily cultivated in industrialized countries, but for which wild harvesting remains more profitable than the cultivation (Artemisia sp., rosemary); Crops for which the cultivation and harvest is more profitable in developing countries (jasmine, tuberose, basil, Mentha arvensis).

Natural colors: In general, natural colors provide opportunities for exporters in developing countries.  This is particularly the case for indigo, which is one of the most ancient blue dyestuffs used for textiles, but is also used in the cosmetic industry.  Other interesting natural colors include cochineal, carmine, curcuma/turmeric, marigold and henna.

Botanical ingredients: Besides being used by the botanical medicine industry, plant extracts are also increasingly used in cosmetic products.  The research trend for skin care products is moving toward the development of highly refined raw materials of natural origin with defined constituents imparting a specific biological effect to benefit healthy skin.

Organic cosmetic ingredients: To add more value to commodities such as essential or fatty oils, they could be marketed as organic products.  Marketing ingredients as organic may also be interesting in the case that producers can only supply small quantities of natural ingredients.

Other opportunities could be found in:

Marine products: While less is known about these markets, and Panama’s potential in them, there are a number of interesting opportunities and known business models in certain marine algae and muds, sustainably harvested tropical fish, and others.

Plants, flowers and foliage: Global trade in “traditional” ornamental plants is an interesting market to explore.  If additional value is added with sustainable practices, certification of “natural origin,” and the commercialization of exotic and non-traditional species, the possibilities increase.

The UNCTAD Biotrade program is currently the leading international effort to assist countries in developing competitive potential in these areas.  They currently have country programs in Bolivia, Brazil, Colombia, Costa Rica, Ecuador, Peru, Uganda, Venezuela and Vietnam.

In Panama, the Smithsonian Tropical Research Institute has decades of research that provides an unparalleled knowledge base from which to evaluate potential opportunities.

10.5.3.	Potential Role for USAID and Cost Considerations

1) USAID support probably would be best dedicated to linking existing knowledge of Panama’s biodiversity with current market opportunities.  This effort would be dedicated to reviewing the taxonomic studies of Panama and related analysis to identify those products that are currently demanded by international markets, and those with similar properties that could be substitutes.  Opportunities in the following categories would be compiled, and passed to a second stage of analysis to determine strategies and feasibility of bringing those products to market.

- Oils

- Natural colors

- Botanical ingredients

- Organic cosmetic ingredients

- Marine products

- Plants, flowers and foliage

2) Bioprospecting is a numbers game.  The more species, and unique species a country has the greater the possibility of identifying active ingredients with medicinal or agricultural potential, or with other commercially interesting properties.  While the economies of scale do not exist for Panama to replicate Costa Rica’s InBio, there are undoubtedly a great number of interesting opportunities.

USAID could initiate a scoping project to identify potential strategies for tapping systematically into its base of local species.  Brazil, for example, created a Foundation to invest in projects that bring forward scientific and commercially valuable opportunities.  This model may be appropriate for Panama.

Gathering together these threads, a systematic project in this area would be a three stage one:

The first stage would be a scoping exercise to determine which local species or their derivatives (or very close substitutes) are currently in demand in local or international markets.  These include plants, seeds, nuts, resins, oils, insects, funguses, etc.  The historic research carried out in the Canal Watershed for decades should provide a good database of species.  This stage of project would be primarily a desk exercise focusing on broad product niches.

This first stage could cost $100,000 to $150,000 depending on the breadth (different classes of products) and depth of research within a given field.  The output would be list of products that Panama “could” produce based on its biodiversity for which there is an existing market.

The second stage would be to narrow the list down to a shorter list of 20 most promising products based on ease of growth (particularly by relatively unskilled or under-funded farmers) and first cut look at market size and dynamism.  This would imply an effort of around $50,000 to $70,000.

The third stage would be a market intelligence effort to better understand Panama’s potential competitiveness for each of the short list products.  These studies would be product-specific and address competitive factors, such as demand, price trends, sales and distribution channels, technology, product requirements, logistics, production costs, scale, and other factors.  These studies would cost approximately $5,000 each.  It would be appropriate to budget for 20  studies, for a cost of approximately 100,000.

10.6.	Ecotourism

10.6.1.	Definitions

Nature-based tourism is a very large market.  The upper bound estimate for the total size of the market for nature-based tourism is estimated at 40-60% and wildlife-related at 20-40% of all international tourist arrivals in the world.  Total revenues from this segment represent tens of billions of dollars of spending across dozens of countries.  The overall segment is broad, representing tourists seeking a variety of experiences that relate to nature, as shown in Table 13.

Table 13.  Categories of Ecotourism Experiences

Within the broader category nature-based tourism, eco-tourism is a specific segment.  The International Ecotourism Society (TIES, at www.ecotourism.org) defines ecotourism as “Responsible travel to natural areas that conserves the environment and improves the well-being of local people."

There are no exact statistics on this particular segment due to the difficulties associated with categorizing destinations.  However, conservative estimates place tourism that has the primary objective of experiencing undisturbed nature in the billions of dollars per year.  An interesting aspect of ecotourism has been a trend in more mainstream tourists to enjoy both ecotourism and soft adventure activities (rafting, hiking, zip-lines, etc) for portions of their overall vacation stay.

10.6.2.	Local Wealth Creation

Improving living standards in rural communities and engaging local populations in protection of their biodiversity are two of the main motives for promoting the ecotourism sector.  Ecotourism (nature-based tourism), cultural tourism including agro/rural tourism, tourism towards learning and studying, and pilgrimage travel are particularly suitable for community-based tourism since they are open to community ownership, partnership and control.  The principal reasons for this relate to:

Scale – tourism business such as lodges and inns, outfitters, etc can operate successfully at small scale.  Frequently the financial returns on these operations are satisfactory for a family business, but not enough to interest large-scale investors.

Tourist preferences – tourists that seek experiences in these segments tend to prefer more direct contact with nature and local communities, this is best achieved when operations are relatively small and owned or run by locals.

Specialized knowledge – making many of these tourism experiences meaningful for visitors requires specialized, and frequently local, knowledge of the ecosystem and local agricultural activities.  Value is created through providing this local knowledge as part of the tourism package.

Spending patterns within the ecotourism sector also favor local wealth creation.  First, the segment can be a high-priced one.  Contrary to popular conceptions, ecotourism is capable  of commanding high room rates when nature’s offerings are of high quality, guide services are first rate, and hospitality is comfortable and consistent with the environment.  The segment that is most attracted to ecotourism tends to be well educated, which correlates closely to high incomes.  Second, the focus of visitors tends to be to stay in a variety of relatively remote locations favors distributing spending around more rural areas.  Third, tourist spending in this segment tends to go well beyond hospitality and food, and includes activities and tours usually through companies based in the local area.  And fourth, the emphasis on small, locally run hotels means revenues tend to circulate in the local economy and earnings are more likely to be invested locally.

Costa Rica is among the countries that have pioneered building a tourism sector around a natural resource base.  The country now competes directly with top world tourism destinations, such as Australia, France (for North American tourists), Thailand, and South Africa on a product and quality basis – not a price one.  Daily tourism revenues in the country are now nearly $200 per person per day.  In addition, a study by INCAE found that an extraordinarily high percentage (43%) of total tourist spending remains within the country.  This compares favorably to sun-and-sand destinations, which are generally in the 10% range.

“Global tourism trends stress local identities and characteristics, which increases opportunities for tourism development in local communities and societies even in remote areas.  Local characteristics and individualized tourism products endeavor to meet the needs of today’s tourists who are looking for alternative tourism and highlight the experience.”

In the context of ecotourism, the ability of a given destination to generate significant amounts of wealth for the local community is determined in the medium to long term by the overall quality and authenticity of the visitors’ experience.  The key factors are the quality of the natural resources, the level of locals who are knowledgeable in providing services, the overall quality of the hospitality (comfort, perception of safety), and the extent that the visitors believe their experience was a rather unique one.

For ecotourism to be a successful vehicle for improving the quality of life of a community, all of these value-creation factors must be taken into consideration in the early stages of planning and product development.

# 10.6.3.	Current Ecotourism Plans in Panama

A review of ecotourism development plans and activities in Panama points to some potential issues at the national level and at the level of protected areas.

At the national level, IPAT’s National Ecotourism Development Plan sets out an ambitious plan for making ecotourism a very significant part of Panama’s tourism sector.  While the plan is logical and well structured in terms of “how” to develop the sector, it is not as strong on the underlying reasons as to “why” the sector should be developed.

The justifications for the efforts to develop the sector are not clearly articulated, nor do the specific tourism objectives point to any common or consistent set of policy-oriented objectives.  There are a number of reasons why Panama would be interested in developing ecotourism in (or related to) protected areas.  These include:

  - Generation of income for the conservation and management of the protected areas

  - Creation of increased opportunities and wealth in local communities

  - Job creation for specific populations

  - To offer investors business opportunities based on increased use of state assets

The various implementation plans do not draw the connections between the tourism projects and the development objectives.  In fact, some of the plans may run counter to the conservation objectives.  For example, the proposed large-scale development of Coiba will likely lead to substantial degradation of the natural resources of the island, or very high costs for protecting them (water and water treatment infrastructure, visitation infrastructure such as trails and toilets, towns/settlements for workers and their related infrastructure and impact, etc).  As there is no local population on the island seeking improved economic opportunities, conservation objectives may be best achieved by restricting infrastructure development.  An alternate strategy would be to encourage tourism development on the mainland coast, and charge large admission fees for entry into the park.  This could create needed job opportunities on the mainland, provide increased income for park protection, and lower the investment and maintenance costs required for the park.

Current plans for developing tourism at other protected areas also present some conceptual challenges.  For example, plans to increase tourism in Soberanía National Park and Chagres National Park, mentioned earlier in this report, may not generate enough income from tourism visitation to finance conservation activities, or enough employment for local communities.

Effective management of tourist impact requires substantial investment in infrastructure, repairs and maintenance and protection.  Excess revenues beyond these capital investments and annual expenses can only be generated by high levels of visitation.  Few protected areas are actually profitable from their gate revenues.  Few U.S. National Parks have revenues exceeding operating expenses.  In Costa Rica, only three parks are able to achieve revenues in excess of operating expenses –Volcán Poás National Park, with over 100,000 visitors per year and Volcán Irazu National Park with just under 100,000.  Both of these parks are close to San Jose, had their infrastructure donated, have on-site concessions that generate substantial revenue streams, and prohibit visitors from straying from designated high-traffic areas and their supporting infrastructure.  A third park, Manuel Antonio National Park, with nearly 100,000 annual visitors is also profitable, but it is experiencing a substantial degradation of biological diversity and visitor experience.  If the necessary investments were made to maintain the park’s quality, the costs would exceed any perceived “profits.”

If the objectives of the Soberanía and Chagres efforts are revenue generation –“cash cows”-- the infrastructure will need to be substantial and well planned in order to sustain the levels of visitation necessary to create profits to channel to conservation activities.  The proximity of these two parks to Panama City and Colón suggest that overnight stays will be limited.  This means that job and business creation opportunities from tourism will be oriented toward excursions or other short-duration visits.  These activities tend to be fairly low-revenue activities, and a substantial portion of the total tourist expenditure goes to tour agent and the transportation company.  Income to local communities is limited, and revenues collected for park maintenance are far short of what is necessary for that task.

The most important and relevant initiative in Panama is the IPAT National Ecotourism Strategy.  As discussed above, it presents a great deal of sound work on the potential areas for development of nature-based tourism.  However, the conceptual underpinnings are not clear regarding what the objectives of promoting ecotourism are, nor regarding what could be the role of international support for management, public use and business plans of protected areas.

10.6.4.	Possible USAID Roles

Ensure that ecotourism development is oriented toward priority policy objectives

The overall goal of tourism development for Panama should be to increase the quality of life of a significant and increasing number of Panamanians.  There is ample evidence that protection of biodiversity and related efforts in protected areas increase the potential of the country to attract tourists of high value in the long term.  Tourism development should be measured and evaluated in the medium to long term on its ability to advance the wellbeing of the Panamanian people.

More tourism does not mean necessarily more development or more income.  The type of tourism a country chooses to develop is the primary determinant of the contribution to the wellbeing of its people.  USAID efforts could play an important role in making sure that tourism planning, particularly that related to natural areas, incorporates the latest and best thinking on how tourism relates to long-term development goals.

Specifically, USAID should provide additional structured analytical support to entities considering tourism development strategies.  This support would include efforts in the areas of Strategic Environmental Assessment (macro-planning techniques to anticipate resource use and social effects), Social Benefit-Cost Analysis of specific projects or initiatives, and analysis of financial and contractual models for management of services in protected areas in order to anticipate potential long-term viability.

#### Focused Project to Support Tourism in El Montuoso Reserve

Investments to improve visitor experiences in El Montuoso could provide good social returns to the region, as discussed below.  The highest priority investments in the visitation areas of the reserve are:

- Trail improvements, particularly repair of two bridges, construction of a third, and

replacement of handrails on steep sections.

- Chairs and tables for student and visitor activities.

- Development of high quality informative material for distribution to visitors.

- Design of a fee structure and collection system in the reserve.

- Training of Reserve staff on tourism management in protected areas.

- Emergency response capabilities (in case of injury or illness of visitor), in particular:

- Development of procedures and contingency plans for providing first response and evacuation.

- First aid training for all reserve personnel.

- Snake anti-venom and training in its use.

- Communications equipment for emergency response coordination.

Focused Project to Support Tourism in and Protect Altos de Campana National Park

As discussed above, in key areas of the PCW such as Soberanía National Park, Chagres National Park and Fort San Lorenzo, promising tourism initiatives are well underway or in the planning stage.  The study team feels these initiatives should be continued, with the qualifications noted earlier (regarding the nature of contractual relationships for concessions, etc.).  The area in the PCW that would appear to warrant more emphasis than it presently receives is the Altos de Campana National Park.  Possible activities in this area are described below.

The project for Altos de Campana would be similar to the eco-tourism project for El Montuoso, but it would start from a base of better infrastructure.  It would be distinguished by containing components to:

- Convert inholdings to sustainable agriculture, and

- Initiate a process of buyouts for the holdings that are deepest within the Park, to allow natural re-generation of vegetation on those lands.

Other important components for this Park would include:

- Training of park rangers to serve as guides, and increasing the number of rangers available for this purpose.

- Provision of 24-hour vigilance of the Park.

- Work with the nearby communities on education regarding the value of the Park as a national and local asset.

- Providing financing for small lodging facilities (such as bed-and-breakfast operations) in nearby communities, for visitors who wish to stay overnight.

- Provide better information for nationals and for foreign visitors regarding the unique attractions of this Park.

11.		Elements of an Integrated Watershed Management Strategy

  - .  	Objectives and Action Areas for an Integrated Strategy

The new institutional framework, in which decision-making about access to and use of natural resources remains at a local level, carries with it some conditions that must be fulfilled for it to function successfully.  In brief, those conditions are:

- The existence of sufficient social capital at a local level.  This means local capacity for resource management, legitimate local leadership, a shared vision, and sufficient education.

- Sufficient opportunities for local participation and access to the necessary information.

- Active presence of the government.

- Appropriate institutional architecture that empowers local decision makers.

Many opportunities exist to build local capacity, strengthen public institutions and civil society, and improve the approaches for working on policies in order to foster improvements in ecosystems.  These systems can be managed properly through application of environmental norms with the knowledge and agreement of local communities.

A first major result to achieve in order to promote better watershed management is: improvement in local environmental governance along with that of the national entities responsible for watershed planning, monitoring and management.  To achieve this result it is necessary to attain the following “outputs,” or intermediate results:

- Strengthen the local capacity for watershed management:

  - Develop community plans with local organizations.

  - Provide education in environmental justice at a community level.

  - Develop watershed management programs with rural youth.

  - Strengthen rural communities in carrying out research at the same time they undertake actions to protect the watershed.

    - Strengthen inter-institutional coordination:

      - Facilitate linkages with other actors.

        - Facilitate watershed-level planning:

          - Develop a baseline with indicators of integral watershed management.

          - Identify the areas that are most sensitive socially and environmentally.

          - Promote the development of farm-level plans for environmental management.

          - Promote participatory monitoring and evaluation.

A second major result that needs to be achieved in order to promote better watershed management is: the environmentally and socially sensitive areas in the watershed (or sub-watershed) are restored and the biodiversity is improved –including improvements in the quantity and quality of water through soil conservation efforts, reforestation, etc.—and clean production techniques that can improve community incomes are firmly established.  To achieve this result it is necessary to attain the following “outputs,” or intermediate results:

- Strengthen conservation practices aimed at increasing biodiversity:

  - Reforest riverbanks with native species and multi-storey plants, to establish connected biological corridors.

  - Protect or rehabilitate sources of water.

  - Analyze the capacity for water storage in the upper watershed.

    - Strengthen soil and water conservation practices:

      - Establish pilot demonstration sites under the approach of providing a supermarket of technical options.

      - Carry out with the community a plan for cleaner crop and livestock production that is based on soil fertility and slopes.

        - Strengthen linkages between environmentally acceptable products and the markets for them:

          - Identify and evaluate market opportunities for small producers (IDOP).

          - Facilitate production according to standards of fair trade and sustainable certification.

11.2. Strengthening Environmental Governance at the Watershed Level

11.2.1.	Local Capacity for Biodiversity and Watershed Management

Although considerable institutional effort has been directed at strengthening the communities in the sub-watersheds of the Gatuncillo River and the Eastern Bank of Lake Alajuela (sub-watersheds of the Boquerón, Pequení and Chagres Rivers), the level of community organization in those areas is still low.

The community organizations in these areas have little participation in decision-making, in part because of lack of sufficient and timely information that would enable them to act on an informed basis.  They also are limited in capacity to carry out participatory planning and lack a culture of developing and applying strategies for the short, medium and longer run that respond to the real needs of people.

Community organizations should be guided by the principles of equity, coordination and cooperation, citizen participation, recognition of complementary roles of other organizations, seeking consensus, sustainability, and solidarity with their membership.  An effort to strengthen a community organization should be based on the premise that it cannot be built up by higher-level entities with the traditional approach of defining groups for particular purposes such as consultations.  A dynamic organization with strong local roots arises out of more complex social and cultural processes in which local residents have voice and the ability to choose the best alternatives.

Table 14 shows in general form the principal steps of a process of strengthening a local organization:

Table 14.  Steps in the Process of Strengthening Local Organizations

| Steps in the process of organizational strengthening | Instruments used | Local experiences and possible partners for the new Program |
| --- | --- | --- |
| Identification of local interest groups and leaders | Rapid surveys and local focus groups to identify interest groups | Management plans for the Gatuncillo and Boquerón-Pequení-Chagres sub-watersheds |
| Participatory planning (identifying objectives, strategies and results) | Participatory planning based on objectives | UCLA |
| Strengthening existing organizational forms | Formalizing organizations (developing internal regulations) | Juntas de Agua (Water Boards), farmers associations |
| Facilitate the development of new organizational forms | Identification of interest groups that could be the basis of formal organizations; promotion of the model of Local Agricultural Research Committees (CIALES) | IDIAP, MIDA |
| Promote linkages among community organizations | Associations and networks |  |
| Monitoring and evaluation | Ex ante evaluation Ex post evaluation |  |

To achieve a strengthening of local capacities for the selected watersheds, the following Program components are proposed:

Develop community plans with local organizations

This study found that in many areas the rural population is dispersed and local organizations are weak.  These factors make it all the more important to undertake efforts to strengthen those organizations and establish institutional arrangements that facilitate communication and the incorporation of local residents in decision-making processes that can improve watershed management.

Among the more illustrative experiences in the region is the process developed by the Campesino Union of Lake Alajuela (UCLA).  Its members have formulated a strategic development plan to the year 2011, and the noteworthy benefits of the process include: a) improved marketing of their products, b) a higher level of awareness among members concerning water and forest resources, c) better management of information for members, d) linking the Union’s programs with those of diverse entities such as ACP, Fundación Natura, and ANAM.

Another worthwhile experience has been that of the agro-tourism association, which comprises 14 producers devoted to the cultivation of vegetables, corn, rice, beans, and pigeon peas (guandú) and which receives support from Fundación Natura.

These kinds of experiences should be replicated with other local organizations in order to strengthen them, including the Juntas de Agua (Water Boards) and producers associations, in the sub-watersheds of Gatuncillo River and the Boquerón, Pequení and Chagres Rivers.  In general terms, the process of formulating community development plans has the following phases: participatory diagnoses, strategic planning, and development of the action plan.

UCLA is, according to its members, “an organization of campesinos, formed in 1986, with 48 active members who acquired concrete knowledge regarding different activities such as the struggle to achieve environmental stability in the area of the Lake and the Chagres Park; the pursuit of sustainable development; production of organic honey; marketing agricultural products; water transport for products and persons.  It is a campesino organization following Christian principles that aims for sustainable development and promoting and improving production.”  Its members state that UCLA has the objective of “supporting the communities of the area in economic, technical and educational terms, utilizing the material, economic and institutional strengths of the organization.”

Education in Environmental Justice at a Community Level

AED has been undertaking an important effort in the area of environmental justice, through which it has been imparting training in the civil and penal spheres to judicial officials and Executive Branch officials charged with carrying out administrative justice, with corregidores included among the latter.

Another step is to deliver environmental education to the communities.  Key findings concerning environmental justice at the community level underscore the need for a program in this area:

- Citizen participation in environmental topics is limited, superficial, and characterized by a lack of interest.

- There tends to be an incorrect use of the right of citizen participation in environmental issues, in the sense that often it is employed as a political tool and not as a mechanism to assure the protection and conservation of the environment and to foster respect for the right to a healthy environment free of contamination.

- Both authorities and communities subject to environmental regulation lack knowledge of and interest in the mechanisms of citizen participation.

Accordingly, it is necessary to strengthen local administration of environmental justice, since the capacity of local authorities is weak and incipient.  The environmental consultative commissions at provincial, tribal (comarcal) and district levels have barely begun to obtain regulations and the majority of them still are not functioning.  There are insufficient human resources and materials at the local level, and the physical and technological infrastructure is very limited.  ANAM has only a few local agencies staffed basically with personnel trained in natural resources and park rangers.

Education in environmental justice should be delivered from the most local level of government (corregidurías), schools (through the Ministry of Education), health centers (through the Ministry of Health), and the national police, who together represent the levels of authority closest to the population.  The work with local governments, both municipalities and corregidurías, is very important.  They are closest to the communities and are the first levels of government that receive citizen complaints about environmental malpractices.

In order for community organizations to play the necessary roles and participate in decision making, it is essential to carry out a program of dissemination and training with respect to environmental norms, the rights and obligations that these norms confer upon residents of each area, mechanisms for acting in defense of the environment.

Develop Watershed Management Actions with Rural Youth

Rural youth is affected as much as any other age group by the typical problems present in rural communities, such as: a) deterioration of the natural resource base, a problem especially pronounced in the areas where the Program will work particularly regarding a lowering of water quality and quantities and loss of soils and biodiversity; b) education that is not necessarily consistent with current needs; c) low agricultural prices and poor access to markets; d) infrastructure of poor quality; e) low rates of adoption of improved technologies and weak access to credit; f) low prestige of agricultural occupations; and g) low participation rates in community activities.

Unless corrected, in a few years’ time this situation will mean that levels of wellbeing of rural populations will dramatically worsen, especially since studies show that 46% of the population is less than 20 years old.  Therefore actions in these areas are urgently needed.

Currently ACP is developing a program with the Junior Achievement Foundation of Panama (young entrepreneurs) whose purpose is to deepen the knowledge of teachers and students about the functioning and operation of the Canal as an enterprise and its direct relationship with the use of natural resources and the protection of the watershed.  For 2006 sixty courses have been designed for fulfilling the social responsibility of ACP as an enterprise.

The effort of ACP described in the above box has tried to respond to the problem but the situation warrants still further actions, especially those aimed at reinforcing the involvement of rural youth groups in integrated watershed management, development of environmental management skills in micro-enterprises, and the promotion of greater community roles in watershed management.

For the design of this Program, it is proposed to utilize some of the themes in the integrated strategy shown in Figure 2.  In the first instance, it is important to identify young leaders and develop for them a training program that will give them the necessary elements to play an active role in the development of their community.  The training should emphasize the positive relationship that is possible between production and watershed protection through an integrated approach.  Other themes in the training would be the environment (water management), food security (intensive kitchen gardens), the learning process (handling information tools and computers and carrying out data analysis), and the creation of income-generating opportunities.

Figure 2.	Role of Youth in Integrated Watershed Management

The anticipated impacts of the project are manifold but the main focus is on:

- Creating awareness about the importance of protecting watersheds, and their effect on food security.

- Teaching youths how they can take actions to collect and evaluate key data on water resources.

- Involving youths in action based research to protect and rehabilitate water resources and to manage them for food production in kitchen gardens.

- Teaching youths how to evaluate the collected data and to communicate their experiences to the local community and to the world, using computer-based communication tools.

##### Experiences in Bolivia, Colombia and Honduras have demonstrated the direct involvement of around 800  youths in integral watershed management, especially in the themes of: monitoring water quality and quantity, use of water, management of wetlands, management of wastes, water harvesting, the efficient use of intensive kitchen gardens with high-value products, and monitoring and follow-up of their actions (CIAT, Annual Report 2004, Communities & Watersheds, Cali, Colombia).

In all the cases mentioned in the above box, the following methodology has been applied: formation of youth groups according to their interests; participatory evaluation of their needs; participation in activities related to biodiversity; demonstrating the efficient use of water and indicators of water quality and quantity; rehabilitation of riverine zones; establishment of systems for monitoring and follow-up that are applied by the youths themselves; training in the development of data bases; analysis of data; documentation of the best experiences; developing links with other youth groups at the local, national and international levels; and dissemination of information by means of the web, posters, CDs and other media.

An important component of the Program would be strengthening the relation with the Ministry of Education (MEDUC) with the aim of incorporating into the curriculum of schools in the area the themes of natural resource conservation, management of protected areas, and environmental education.  Equally, it would be important to offer technical-level education consistent with the potentials of each region, so that the students could have employment options in their own regions.

Strengthening Joint Research and Action Efforts in Rural Communities

The presence of some 34 communities in the sub-watersheds of the PCW represents an important challenge for the maintenance of the area’s ecological integrity, since the necessities for survival and the precarious living conditions of the residents oblige them to exert pressure on the natural resources of protected areas and their zones of influence.  Adding to the difficulty is the low level of community organization, which makes it difficult to project to other zones the results obtained with individual families or small groups.

This situation could be propitious for facilitating new forms of local organization through the Local Agricultural Research Committees (CIALs) –campesino experimentation.  A CIAL is a research activity based on the farmer and links his efforts to the local community.  The community puts together a committee of producers chosen for their interest in research and for their readiness to participate.  The CIAL does research on priority topics that have been identified through a diagnostic process in which all community members are invited to participate.  After each experiment, the CIAL presents the results to the community.  Each committee has a small fund to offset the costs and risks of research, and it is supported by a trained facilitator up to the time when the CIAL has matured enough that it can manage the research process independently.  In Panama this kind of leadership should be exercised by IDIAP and MIDA, for it would extend the outreach of technical assistance to more producer groups and generate near-term results.

Since 1982 CIAT has been developing a strategy in which participatory research with the farmer facilitates the growth of research capacity at the community level and catalyzes the creation of new social institutions (Okali, et al., 1994).  As a result of carrying out this strategy in eight Latin American countries, there now exist 249 groups of farmer-researchers (CIALs).  CIAT calculates that the return to this investment in the development and application of the CIAL approach is 78% (Ashby et al., 2001).  See: www.ciat.cgiar.org/ipra.  Currently in Colombia, the national research institution CORPOICA and the Ministry of Agriculture are applying the method in several regions of the country.  In Nicaragua the Socio-Environmental and Forestry Program of the Ministry of Agriculture has set up about 50 groups for campesino experimentation in 5 sub-watersheds.

According to the CIAL approach, the community organizes itself to carry out joint research and actions.  This is a cyclical process illustrated as a staircase in Figure 11-2, with the following steps:

Figure 3.	The Staircase of Watershed Research and Action

11.2.2.	Strengthening Inter-institutional Coordination

The experience of the Inter-institutional Committee for the Panama Canal Watershed (CICH), which facilitates efforts at integration and important initiatives, and channels to worthwhile activities resources from the government and private sector organizations that have roles in the management and conservation of the watershed, has demonstrated that links among different institutions and entities are complex and do not develop automatically.  Stimulating and strengthening these links requires the use of institutional mechanisms and the establishment of permanent forums for the getting together of watershed institutions, local governments, NGOs, and local associations and organizations, where dialogues can be carried out.

A true inter-institutional coordination should promote and include:

- Better awareness of the objectives and activities that each of the entities carries out in the same area, to avoid duplication of efforts –a phenomenon that unfortunately is quite common.

- The putting into effect of joint work plans aimed at integrated development in watersheds.

- Better identification of key topics and faster implementation of programs to respond to local needs.

To arrive at this level of coordination, it is important that ACP/CICH:

i)	Facilitate Linkages with Other Actors

It is necessary to broaden the areas of coordination among the various governmental institutions such as MIDA, MOP, MINSA, MEDUC, IPAT and the NGOs such as ANCON, Fundación Natura, Cosecha Sostenible Internacional, IBP, TNC, Fundación Panamá, Wuecha, FIA, SONDEAR and CEASPA, so that the different kinds of support can be channeled in a mutually consistent way to communities and linked to common objectives.  This will help avoid duplication of effort and overkill in some communities, and hence it will help maintain the communities’ confidence in the support agencies.

- Create Strategic Learning Alliances

The work of inter-institutional coordination should be accompanied by a process of creating learning alliances which will allow CICH to:

- Identify the relevant questions for research and development.  This is very important since it helps all the participating organizations to jointly identify which are the most important questions for which we are seeking answers as a group.

- Identify the participants for each topic, and their respective roles and responsibilities.  In our experience, not all the organizations or partners want to or can participate in all the activities.

- Compile current approaches for each topic.

- Make improvements over the current approaches, through design and testing of prototypes of tools, methods, strategies and policies.

- Improve the prototypes on the basis of the testing.

- Reflect on the processes in search of continuous improvements.

11.2.3. Planning for Biodiversity and Watershed Management

Important lessons have been learned in the different programs and projects in the Canal sub-watersheds.  However, the question remains of what should be the best approach in order to obtain the biggest improvement in biodiversity, water quality and quantity, and wellbeing of communities?  To address this fundamental question some other strategic questions should be reviewed:

- What is the approach now used or planned for bringing together the biophysical and socio-economic facets of the watershed?

- What is the approach currently used or proposed for guaranteeing that the integrated management of the watershed continues to be solidified and becomes reflected in increases in biodiversity and improvement of water supplies?

- What is the approach used or proposed to transfer the results obtained at one site to other places?

- Regarding community-based resource management, how can communities become involved in research that is relevant for development and protection of the natural heritage?

Organizing a baseline with indicators of integrated watershed management

Recently AED, with USAID funding, has facilitated the establishment of protocols for the indicators in an environmental monitoring system for the PCW.  Twenty-two indicators for the topics of water, forests, soils and environmental education have been identified through consensus among ACP, ANAM, FIS, MICI, MIDA, MEF, MEDUCA, MINGOB, MOP, and Fundación Natura, among other entities.

In general it can be said that the various projects implemented to date have developed an abundance of indicators with the aim of monitoring their actions and determining the effects.  By the same token, it can be pointed out that all of these indicators are project-specific and once the projects have ended the monitoring of the indicators is discontinued.  Through these projects local governments tend to receive a lot of information, both qualitative and quantitative, that the various development institutions generate, but it is not used very much for planning and decision making because of inconsistencies in the information, lack of timeliness in the supply of the information, and lack of analysis of the interactions among trends in sectors such as health, education, environment, and production in the same sub-watershed.

For this reason, it is proposed that the new Program utilize a baseline with a minimum of indicators that include biophysical and socio-economic characteristics, and within these parameters such as water quality and quantity, soil fertility, agro-chemical inputs, population density and presence of septic tanks.  Elements of such a baseline are illustrated in Figure 11-3, along with the level at which they would be applicable.

Figure 11-3.

Share indicators of this kind would allow the Program to monitor changes over time and carry out comparisons among watersheds and sub-watersheds.  The horizontal comparisons would be very valuable for sharing information and exchanging ideas on approaches and techniques that are contributing to improvements in biodiversity, water quality and quantity, environmental justice, local community organization, and the wellbeing of the population, in addition to making production cleaner.

In Nicaragua in 2005, a strategic alliance among INTA, UNA, CARE and CIAT worked to strengthen the institutional capacity of INTA and its local partners in integrated watershed management.  Through the synergies gained from integration of various activities including extension, INTA developed a baseline with indicators concerning integrated watershed management for its 11 priority areas.  The baselines developed in the sub-watersheds of the Viejo, Ochomogo and Tecomapa Rivers, presented by INTA to the III Foro Nacional de Cuencas Hidrográficas (RENOC), received prizes for the best methodological efforts for municipal strengthening.

Identification of Socially and Environmentally Sensitive Areas

The Environmental and Socially Sensitive Area Assessment (ESSA) methodology will be implemented in each watershed to identify environmental “hot spots” and provide a pro-active approach to watershed planning.  The ESSA method spatially combines abiotic, biotic and cultural (social) criteria (e.g., water sources, water quality, riparian forest, land tenure), ranking (e.g., 0 coliforms = high water quality) to define ESSA types (high, moderate, low sensitivity).  ESSA is a useful tool for watershed planning as it focuses on prevention, and provides a comprehensive and transparent assessment of environmental issues in an integrated manner.  The method utilizes Geographic Information Systems as a base for the interpretation and analysis of maps.  Stakeholder participation is critical in establishing criteria and ranking, as the approach is specific to relevant local or regional issues.

Using the baseline and ESSA assessments as a platform, the project and project partners will provide input to sub-watershed management and municipal water resource plans, and will implement action-based research at the local level related to soil conservation, efficient use of water resources, improved water quality, waste management, agro-forestry/riparian buffer zone management, and alternative production methods.  Local co-researchers and youth co-researchers will be active in establishing on-site best management practices and in the monitoring of those practices.  Schools, farmer organizations, water user associations, and other relevant local groups will be directly involved.  Activities will combine techniques and technologies to address locally relevant issues.  For example, rooftop water harvesting combined with drip irrigation for bio-intensive kitchen gardens for household food security and/or income.  Best management practices (BMPs) will be monitored to assess the effectiveness of local adaptations prior to replication, and to demonstrate impact at the sub-watershed scale.

For example, monitoring of a constructed wetland designed to filter grey/black water prior to entering the stream, to determine the effectives on improving water quality and implications for downstream water users.  Project and research organization staff will backstop local co-investigators, providing technical assistance in the design, implementation, monitoring and assessment of initiatives.  Local participation is key to ensuring relevance; the involvement municipal technical staff, particularly environmental and health technicians, will provide continuity; and watershed promoters training and replication.  The ESSA/watershed approaches are particularly relevant with respect to site-based activities to ensure integration and impact.  For example, riparian buffer zone rehabilitation would be implemented in “hot spots” identified as part of the ESSA process, and impact would be assessed at the sub-watershed and watershed scales linking upper, mid and lower watershed issues.

The project will consider alternative agricultural strategies to diversify farming while considering appropriate environmental constraints, and aiming to improve farm incomes.  It is useful to combine soil fertility and slope classes, and work upward in scale from farm to watershed.  Under low fertility conditions and on steep slopes for example, soil conservation measures and ecological restoration are undertaken, while on flatter slopes and higher soil fertility conditions more intensive and commercial agriculture uses considered.  Farming system alternatives however, will be considered within the watershed context with particular attention to upstream – downstream impacts such as degraded water quality and/or quantity.

Capacity building will be based on action amalgamated with specific skills workshops.  Watershed promoters, local co-investigators and municipal technical staff will work parallel to staff from the project and research partner organizations.  Working together on baseline data collection, developing and ranking ESSA criteria, environmental needs assessment, implementation and monitoring of BMPs and action/research initiatives will on its own develop capacity.  Skills workshops will provide a foundation, and specific training needs will be determined using the indicators developed during the baseline exercise.

Farm-Level Planning

In the populated portions of the sub-watersheds of the Boquerón, Pequení and Chagres Rivers, land use is primarily devoted to extensive livestock, migratory cropping, and urban development, all of which represent serious threats for the conservation of biodiversity and the maintenance of the hydrological regime of the area.

Because of these threats it is essential to carry out a study of land tenure, a cadastre in effect, of this area, which would identify the land users in the Chagres National Park, the extent of areas occupied, the official records of tenure and current tenure in practice, and the status of payment of property tax obligations.

On the basis of participatory planning methods, it would be important to formulate land use plans in the area studied, accompanied by individual farm management plans that would help foster:

- Conservation and protection of natural resources, especially the forests with their biodiversidad and waters.

- Improvements in the efficiency of existing production systems, not simply for greater competitiveness but going beyond that to include social equity and environmental sustainability.

- Development of local management capacity through processes of community strengthening and transfer of knowledge and technologies, so that the communities can continue to manage resources without becoming dependent on outside institutions.

- Identification of mechanisms by which farmers appropriate and value the natural resource base, along with potential institutional incentives (e.g., full property rights, long-term financing) for protection and recovery of that base and for sustainable development of productive capacity.

The proposed approach is that of participatory planning.  Consensus would be sought with producers concerning the riverine areas of their farms that could be devoted to regeneration of natural vegetation or other activities that increase biodiversity.  To achieve this the approach would include the following actions:

- Development of management plans for each of the farms that indicate how to conserve and help recover the protected area and at the same time improve the economic competitiveness of the principal production systems.

- Reaching a consensus on a package of incentives and economic compensation for the producers who agree to take steps to foster recovery and protection of the ecosystem.

- Development of a system of monitoring, follow-up and evaluation of the programs and projects that are included in the planes, for the short, medium and long term.

As part of this activity, it will be necessary to work with ANAM, TNC, and Fundación Natura to complement the information on the status of land tenure (private property and de facto tenure or derecho posesorio), along with information on the agricultural, livestock and forestry uses of land within the Chagres National Park, in order to help guide effective management of the area.

Participatory Monitoring and Evaluation

Generally all programs and projects establish conventional monitoring and evaluation systems that are implemented by entities external to the projects, and their results are used for purposes of evaluating project performance, research, and policy formulation.  However, today the trend is toward facilitating participatory processes of monitoring and evaluation in the realms of different stakeholder groups in local institutions or organizations.  Participatory monitoring and evaluation is linked to decision making, since it allows the community to redefine its objectives and make adjustments to activities whenever it becomes necessary.  When implemented jointly, participatory monitoring and evaluation opens opportunities for ensuring the group’s satisfaction with the performance of the program.

To implement participatory monitoring and evaluation the following steps are suggested:

- Identification of the group’s overall objective –or even its dreams.

- Identification of indicators or benchmarks.

- Identification of the activities necessary to achieve the objective.

- Development of the formats for information collection that will be used by the community organizations.

- Establishment of a committee within each community organization that will be responsible for monitoring and evaluation.

- Reaching agreement on how the information collected will be used.

12.		Strengthening Conservation Practices in Watersheds

As noted above, a second major result that needs to be achieved in order to promote better watershed management is: the environmentally and socially sensitive areas in the watershed (or sub-watershed) are restored and the biodiversity is improved –including improvements in the quantity and quality of water through soil conservation efforts, reforestation, etc.—and clean production techniques that can improve community incomes are firmly established.  To achieve this result it is necessary to attain the following “outputs,” or intermediate results:

11.3.1.	Practices for Conserving Biodiversity

Strengthen the conservation practices for increasing biodiversity

The Management Plan for the Chagres National Park (2005) indicates that the park’s ecosystem, especially its biodiversity, is being degraded by land uses that are incompatible with conservation, water contamination, poaching, the introduction of exotic forest species, traditional cropping and livestock activities that are incompatible with the natural resource base, sales and purchase of land, and deforestation.  To mitigate this situation the Program would include actions such as the following:

- Reforest riparian areas with native species and multi-storey growths, to develop and connect biological corridors.

Rehabilitation:  In already degraded areas, rehabilitation efforts will be initiated, with a special focus on riparian (streamside) buffer zones that are most effective in filtering pollutants and protecting water quality and promoting greater biodiversity.

The loss of connectivity in forested landscapes constitutes one of the greatest threats to the conservation of biodiversity and the ecological functions of the forests.  The fragmentation and isolation of forest habitat blocks migration from one point to another (in both the upper and lower watersheds) of species native to these areas, to the point where their survival can be threatened.  In the sub-watersheds recommended for the Program it will be important to take into account connectivity in planning for natural resource conservation, but practical procedures for incorporating it into decision-making have been lacking.

One of the objectives of the new Program should be the development and application of an operational approach for analysis of connectivity in forested landscapes and for identifying and prioritizing critical zones for the maintenance and improvement of corridors of connectivity.  For this purpose, a series of habitats and species will be identified that are representative of behavior and radii of dispersion of the flora and fauna of the area.  On the basis of existing maps of forested areas, geographical information systems, and the farm-level plans agreed with producers, priority zones will be established and agreements will be developed with communities and national institutions to convert these zones into biological corridors that are of interest from a country-wide viewpoint.

Conserve or rehabilitate sources of water

According to the information in the Management Plan for the Sub-Watershed of the Gatuncillo River, the principal sources of water are highly deforested, and that has given rise to losses of biodiversity and forest connectivity as well as water  contamination.  To remedy this situation, it is proposed that the new Program complement efforts underway by the residents of the area in regard to water sources with the following actions:

- Georeference and evaluate the current status of all water sources and their recharge zones in order to identify the areas that must be protected.

- Identify the predominant threats to these zones at a technical level and community level, through participatory mapping and using local indicators.

- Identify the principal forest species native to the area.

Analyze the capacity for water storage in the upper sub-watersheds

The capacity for retention of water in the higher areas plays a very important role in the natural hydrological regulation of watersheds.  This capacity depends on various natural factors such as topography, soil types, native vegetation, and also on socio-economic factors such as land use patterns, prevailing resource management practices and productive systems.  Depending on the best potential use of each sub-watershed and its strategic importance in the entire system of hydrological management for the Panama Canal, it is proposed to carry out an analysis of the selected sub-watersheds to retain water and regulate its flows:

- Identifying the role of the sub-watershed’s own ecosystem, taking into account soils, marshes, forests and other natural factors as well as current land uses.

- Analyzing how well the sub-watershed is retaining water in relation to its potential capacity for that.

The purpose of this kind of analysis is to review the differences among the Canal’s sub-watersheds and identify the potential for water storage and regulation in the zone along with the opportunities for improving that potential.

It is suggested that participatory research be carried out with local students, to install an environmental monitoring network that would use the following indicators:

- At the level of ecosystems: water storage capacity by season, hydrological properties of soils, water flows from one type of landform or vegetation to another, and accumulation of organic material in marshy areas.

- At the level of sub-watersheds: inventory of key water storage zones, actual water storage amounts, calculations of water balances, length of time water is retained in the sub-watershed.

11.3.2.	Practices for Water and Soil Conservation

Establish Pilot Demonstration Sites (Supermarket of Technological Options)

Agricultural producers in the sub-watersheds visited for this study face many problems and challenges such as poverty, climate change, lack of markets and lack of participation in decisions that affect their livelihood.  Uncertainty also affects their own decisions and reduces their capacity to adopt new technologies.  This program confronts the great challenge of improving the living conditions of rural farm families by: a) increasing their food security, b) improving their competitiveness, and c) intensifying their production in a way that is sustainable and consistent with the natural resources in their environment.

How, then, can the producers be assisted to improve their productivity?

- Improving and diversifying the seed quality and genetic base in general of their annual and perennial crops with an eye to cleaner production.

- Improve the efficiency of production practices for systems in which new seeds and genetic materials are used.

- Help the producers shift their cropping patterns toward crops that are higher-value and at the same time more environmentally friendly, through technical assistance and advice on marketing.

On the basis of these principles, it is proposed that the concept of the Supermarket of Technological Options (SOL) be applied through the work of IDIAP, MIDA and other institutions.  It is a methodology that functions within a specific agro-ecosystem (soils, other biophysical characteristics, and socio-economic characteristics) and in which agricultural researchers, development institutions, and farmers –through their local organizations—work together.

This collaborative mode is utilized for a joint identification of agricultural problems and continues to be used for formulation of research agendas to the research process itself in the SOL sites and the participatory evaluation of each technological option that emerges from the process and the systematization and dissemination of research results.  The aim of the dissemination is to ensure that all participants in the process, and others as well, can have access to the results in the future so that economic resources are used more efficiently.

This collaborative network links not only institutions and farmers but also different sites within a watershed so that all the research carried out in a given type of agro-ecosystem can be known and disseminated through the participation of those who are interested in it.  The final benefits will be attributed to a multi-level process (farm, production system, and agro-ecosystem and micro-watershed).

These comments illustrate that the SOL concept is based on: 1) the participatory approach (for design, planning, decision-making, monitoring and evaluation of the projects), bringing together all stakeholders in the process; 2) alliances of multiple institutions; and 3) a network of experimental sites where the work spans the spectrum from research to development.  In logical order, the steps used to establish the SOL sites and set up the process are illustrated in Figure 3:

In Nicaragua and Honduras from 2002 a process of outreach has been carried out through different institutional partners and local organizations.  The main topics of interest to the partners were: germoplasm, silvopastoral systems, marketing options, the SOL approach, CIALs, the watershed approach, approaches for joint actions, and training.  These topics were replicated in other watersheds of Jinotega, Matagalpa, Boaco, Chontales, Estelí and Nueva Segovia.  This methodology is scheduled to be applied by the Nicaragua Watershed Project, to be carried out with financing from the Canadian International Development Agency in several watersheds of the country (Annual Report, CIAT, 2003).

Conclusion: stakeholder participation in decision-making +  research and development

activities that are demand-driven = Relevant solutions.

Figure 11-3.

With the community, implement cleaner agricultural production strategies that are

based on soil fertility and slope

The majority of the residents of the watersheds and sub-watersheds selected produce on a small scale crops such as maize, rice, beans, watermelon, sweet peppers, okra, sugarcane, cassava, yams, squash, vegetables and a few permanent crops such as soursop, cocoa, annatto (achiote), coffee, lulo (Solanum quitoense; naranjilla in Spanish and in some English usage), papaya, hot peppers, and plantain, among others, but the income levels obtained from them are very poor.  In light of the urgent necessity of improving their standards of living, it is necessary to undertake some interventions that allow them to reap economic and environmental benefits from the different technologies utilized.

This strategy of cleaner agricultural and livestock production based on soil fertility and slope will allow the producers, in the majority of the cases, to liberate areas for greater forest cover.  The strategy should be closely linked to market studies.

It will be recalled that early sections of this report mentioned that Panama’s watersheds generally have considerable amounts of sloping land, sometimes steeply sloping.  Figure 11-4 illustrates how soil fertility and slope characteristics would be used to design plans to convert farms, plots within farms, micro-watersheds and entire watersheds to more environmentally friendly and remunerative cropping patterns and vegetative cover.

Ranchers in Central America are suffering seasonal feed shortages combined with a lack of high-quality forage.  Low productivity, constant degradation of natural resources, and migration are the consequences.  Since 2000, CIAT has been working with producer groups in Central America (in a project financed by GTZ of Germany) to develop a basket of forage options, including gramineas, bushes y leguminous herbs.  The choices from the basket by producers and the validation on farms have resulted in a series of changes in their livestock production systems and in the community itself.  Oscar Núñez is one of these producers:

His current situation: 12 cows, 35 liters of milk/day, Low-quality pastures that include wooded areas and watercourses.

The road to improvement: Seeding

Brachiaria brizantha cv. Toledo; Brachiaria híbrido cv. Mulato;  and Cratylia argentea.  Recommended systems: Paddock rotation, cut and carry, silage.

Today two years later: A tripling of forage production in less than one year, a doubling of milk production in less than half the area (from 35 to 75 l/day with 12 cows), weight gains and improvement in calving rates, 47 ha liberated for reforestation, construction of a brick silo, increase in income and creation of additional employment.

(Poster presented at the III Foro Nacional de Cuencas, Managua, Nicaragua.

Figure 11-4.

|  | SLOPE (%) PENDIENTE (%) |
| --- | --- |
| Soil fertility | Very highly restricted use | Highly restricted use | Restricted use | Moderately restricted use | Unrestricted use |
|  | >45 | 45-30 | 30-15 | 15-5 | <5 |
| High | Natural vegetation Native pastures Plantain Coffee Agroforestry | Natural vegetation Native pastures Plantain Coffee Agroforestry Fruit trees in pastures | Natural vegetation Native pastures Plantain Coffee Agroforestry Fruit trees in pastures | Natural vegetation Native pastures Plantain Coffee Annual crops with soil conservation Fruit trees in pastures | Natural vegetation Native pastures Plantain Coffee Annual crops Vegetables Flowers |
| Medium | Natural vegetation Native pastures Plantain Coffee Agroforestry Improved fallowing | Natural vegetation Native pastures Plantain Coffee Agroforestry Improved fallowing Fruit trees in low density in pastures | Natural vegetation Improved pastures Plantain Coffee Agroforestry Improved fallowing Fruit trees High fertility ditches | Natural vegetation Improved pastures Plantain Coffee Improved fallowing Fruit trees Annual crops with soil conservation High fertility ditches Regeneration practices | Natural vegetation Improved pastures Plantain Coffee Fruit trees Annual crops Vegetables Flowers |
| Low | Natural vegetation Native pastures Improved fallowing Regeneration practices | Natural vegetation Native pastures Improved fallowing High fertility ditches | Natural vegetation Native pastures Improved fallowing Improved pastures High fertility ditches Fruit trees | Natural vegetation Improved fallowing Improved pastures High fertility ditches + fertirrigation Fruit trees Regeneration practices | Natural vegetation Improved pastures High fertility ditches + fertirrigation Fruit trees Vegetables Plantain, Coffee |

Strengthen Linkages between Environmentally Acceptable Products

and Markets in order to Increase Incomes

In spite of the varied cropping patterns in the sub-watersheds studied, in general the small-scale producers have traditional concentrated on growing basic food crops.  Initially they sought to satisfy their own food needs and some of them succeeded in producing marketable surpluses and diversified their production patterns.  This sector is quite heterogeneous, differentiated by varying levels of wellbeing and orientation to the market.  In the current context it is necessary to foster closer linkages between small producers and markets.  This has become a necessity because:

- Globalization and the opening of the world economy make it ever more necessary to strengthen the links between rural producers and markets, both for the producers and for their clients.

- It is important as a strategy for development and reduction of the high level of poverty that characterizes the rural families in the region.

- It is important in order to take advantage of the growing interest in developed-country markets in biodiversity, campesino products perceived as reflecting fair trade practices, the demand for exotic products, and the trend toward organic and natural products.

- It is a key part of a strategy to stimulate better natural resource management on the part of rural producers.

- This sector has a competitive advantage in the production of some crops that have growing demand.

Traditional approaches to rural development have lacked an entrepreneurial focus.  Priority has been given to finding ways to market what has been produced, without studying market needs in order to identify additional production alternatives for farmers.

The IDOP strategy (Identification and Evaluation of Market Opportunities for Small Rural Producers) provides a market orientation for small-scale producers located in a given micro-region.  The methodology allows for identification and evaluation of market opportunities and for capitalizing on them.  Figure 11-5 illustrates the steps in it.  For more details, please go to the website www.CIAT.cgiar.org /Agroempresas.

Figure 11-5.

In Colombia, Ecuador, Honduras and Nicaragua several producer-level efforts of this nature have been carried out in alliance with CARE, PRODESSA and the Ministry of Agriculture.  In addition, in the Calico River sub-watershed a market study of this type was carried out with the Unión de Campesinos Organizados de San Dionisio.  Recently the approach was applied with rural youths in Yorito, Honduras, to determine municipio-level (Morazán) amounts of agricultural products purchased and to estimate vegetable demand in the market.  Information on this study is available at www.agroemprendedor.org.

Fair Trade and Certification Seals

Quality seals are discussed in section 10 above.  The following paragraphs add another dimension to that review by widening the discussion of a certification program that has been found to be useful for small-scale producers in the tropics.  The concept of what is called fair trade attempts to put into practice the following objectives (Johnson, 2001):

- Establish a direct relationship between producers and consumers, avoiding to the degree possible intermediaries and speculators.

- Set fair prices that permit producers and their families to live with dignity.

- For salaried workers, respect the norms established by the International Labor Office (ILO), or those of the country if they are stricter than those of the ILO.  Respect the right of free association and prohibit forced labor.

- Extend partial financing to the producer before the harvest (around 60 percent), if it is requested, using the harvest as collateral.

- Establish long-term contractual relationships based on mutual respect and ethical values.  These relationships aim not only to establish a fair price but also to establish sustainable conditions for producers and hired laborers.

According to the Fair Trade Labeling Organization International (FLO), to initiate the process of certification the producer must state what kind of legal organizational status he/she has, following FLO’s criteria –association, cooperative, enterprise, contractor, among others—and capacity, taking into account the following variables:

- Number of members or workers in the organization and how they participate in decision-making.

- Market positioning of the products; in the case of exports, state where and how.

- Type and variety of product in each case; quantity and quality available for export.

- Organic certification: whether part or all of the production is certified by a licensed certifying organism for organics.

After reviewing these questions, the next step is to go to the website of FLO-Cert (certification@fairtrade.net), indicating interest in obtaining certification and sending the responses for the above variables about organization characteristics and products.  If FLO considers that the producer has potential in the Fair Trade market, it will sent a standard questionnaire and if the evaluation of it is positive, will carry out the first inspection visit.

It can be worthwhile to go through this certification process because in some cases sales of FLO-certified products offer consumers assurances that they are obtaining quality goods produced according to social, economic and environmental criteria, and they offer producers higher returns (a price premium) which translate into higher levels of wellbeing for their communities.  According to FLO International (2003), the products for which certification standards currently exist include coffee, rice, fresh fruit, cacao, sugarcane, and plantain, among others.

  - Costing an Integrated Management Strategy

The costs of an integrated management strategy for biodiversity and watersheds will depend on the area to be covered and the number of inhabitants of that area.  Based on CIAT’s international experiences a rule of thumb can be a cost of $1.0 to 1.5 million for an area of 100 km2.  The basic elements of this cost can be broken down according to the six fundamental categories of activity described in this section of the report, in very approximate guidelines as follows, simply to suggest appropriate orders of magnitude:

A. Strengthening Environmental Governance at the Watershed Level

Local Capacity for Biodiversity and Watershed Management 		$300,000

Inter-institutional Coordination										$30,000

Planning for Watershed and Biodiversity Management				$100,000

B. Strengthening Conservation Practices in Watersheds

Practices for Conserving Biodiversity								$300,000

Practices for Water and Soil Conservation							$100,000

Marketing Environmentally Friendly Products						$150,000

- Additional Costs

Developing the base line												$30,000

Identification of environmentally and socially sensitive areas		$20,000

Farm-level planning													$50,000

If an environmental services payment or reforestation program would be undertaken, most elements of this integrated approach would be needed also, and therefore most of these costs would be subsumed into the costs of the other program.

Part IV. 	Options for Critical Watersheds

The principal options for interventions, or Program activities, have been set out in sections 10 through 12 above.  In the selected critical areas or watersheds it is envisaged that multiple activities would be carried out, and that wherever possible an integrated approach along the lines of sections 10 and 11 would be adopted, as a basis for moving forward at the same time with the more specific interventions proposed in section 10.  For example, if the Program were to support an environmental services payments (ESP) system for the Río La Villa Watershed (a key proposal in section 10), then much of its community-level and farm-level activities would be carried out according to the guidelines for an integrated approach that are described in sections 11 and 12.

The objective of this section is to indicate some of the possible priorities for interventions in each critical area, and to provide additional information to facilitate implementation to the extent required, without understating the importance and feasibility of other possible interventions in those same areas.

13.  	Río La Villa Watershed

13.1.	Application of an Environmental Services Payment Program to Support

Biodiversity and Watershed Improvement

The particular situation of Herrera and Los Santos, described earlier in this report, creates a nearly unique opportunity for linking downstream demand for water and upstream needs for biodiversity conservation and improving the quality of life of the marginalized communities in the upper and middle watersheds.  Linking watershed protection and water use provide the potential for mutual benefit among downstream water users and upstream providers of water services.  A well-designed program could protect critical biological resources in the upper watershed, reduce water scarcity, increase water quality, and improve the competitiveness of the region.

Supply side

Large scale and nearly complete deforestation of the middle and upper watersheds of the river have reduced stream flow to the river due to reduced recharge capacity and increased evaporation (due to deforested stream heads and river banks).

The upper watershed is El Montuoso Forest Reserve, which has been identified and designated as such due to its importance for water production and biological diversity.  Only about 1,000 hectares of old growth forest remains inside 18,000-hectare reserve.

Approximately 1,700 residents live inside the Reserve, all in poverty, most in extreme poverty, tied to subsistence agriculture on relatively small land plots (untitled, but usually with de facto rights or “derechos posesorios”).

The middle watershed has been completely deforested, primarily for extensive cattle grazing.

Water and biological diversity services provided (or could be provided) by the upper and middle watersheds are of very high value to downstream users.  Appendix II presents a summary.

On the demand side

92,000 consumers depend on water from the Rio La Villa, as does nearly the entire industrial economy and most of the agricultural economy.  Substantial agricultural lands depend on irrigation water from the river and underground sources.  Underground sources are drying up.  According to MIDA and ANAM regional offices, existing wells have reduced capacity, new wells dug as deep as 150 meters are coming up dry, and wells as far as 3 km. inland are pulling up salty water.

Coastal shrimp capture and local fishing depend heavily on the health of the mangroves at the river’s mouth.  Changes in water and sediment flow and increases in toxic substances could threaten coastal biodiversity and the economic activities dependent on it.

There is no excess water capacity for new business expansion, which presents significant constraints on economic development potential for Herrera and Los Santos.

Putting the Río La Villa Watershed in condition to sustain the quality of life of the population, fulfill the expectations of the present users, and support the future resource needs for economic development presents one of the more important challenges faced by the region.

From the perspective of water, a comprehensive plan would include three key elements:

i)	Protect and improve the flow of the river, by means of actions of restore the upper and

middle watershed.

ii)	Improve the quality of water for the multiple users.

iii)	Rationalize the use of water of the river to ensure that it is devoted to its highest value

uses.

The first two points offer the potential to be mutually reinforcing with biodiversity conservation, in that they require increased forest cover in critical locations and better management of waste and water usage upstream.  The third relates more to prioritizing uses in the lower watershed and establishing planning or pricing mechanisms to assign water to its most valuable uses.

General Strategy: ESP for the Montuoso

The basis for a proposed ESP system would be a business transaction between the lower and upper watershed.  Downstream residents need to ensure that they have sufficient year-round water to sustain businesses and their communities.  Upstream residents, who are generally living in poverty, are in a position to enter into the business of being water suppliers and biological diversity protectors for the benefit of downstream users, and the country in general.  The primary target of the ESP program will be El Montuoso Forest Reserve, and its approximately 1,700 inhabitants.

The goal is to create a sustainable, self-financing, system to support changes in land use that protect and enhance biodiversity and water production and capture within El Montuoso Reserve.

This mechanism will seek to provide the funding necessary to:

•	finance conservation and reforestation activities;

•	provide incentives to residents of the reserve to alter land use practices, particularly to

increase forest cover;

•	train local populations in more effective use of natural resources, such as agroforestry

models with greater potential to generate income and improve quality of life while also

protecting biodiversity and enhancing water production;

•	improve educational programs to create greater opportunities for children to prepare

themselves for a future outside of the Reserve;

•	Develop opportunities for improved access to markets for products from the reserve; and

•	Provide basic financial services (crop insurance, loan guarantees, and potentially

securitization of water service payment cash flows to support capital investment).

The economic rationale works in this situation if:

•	There is sufficient willingness to pay from downstream beneficiaries.

•	This willingness to pay can be harnessed into actual payments that can reach the upper

watershed.

•	The amounts harnessed are sufficient to pay upstream residents who have control over

the resources to change their land-use patterns or practices.

•	There are mechanisms to manage the funds and monitor the activities that provide the

benefit.

Willingness to Pay

While no studies have been conducted for willingness to pay for water, in the limit (no availability of water), the willingness to pay in the downstream communities in Herrera and Los Santos is very high.  The alternative is to close businesses, or with sufficient notice and investment to pipe water from other parts of the country, with the nearest abundant source apparently being the Caribbean slopes of Chiriquí and Veraguas.

It is important to note that there are many beneficiaries of improved upper and middle watersheds.  Water supply, quality and seasonality are valuable to residents, businesses, agriculture, and fisheries.  However, other services provided by a well-conserved and improved watershed are also valuable.  (See Appendix 2)

Harnessing of Payments

As noted in the background section, water users tend to be grouped through water services companies (such as IDAAN, in the case of Panama) who charge for services.  Surcharges or other additional payments could be charged through them and transferred to the producer organization or an intermediary (such as a trust established for this purpose).  Also, water service fees could be added to the annual permit/concession mechanism used for well water and irrigation extraction.

Capacity to Change Land Use and Practices

Inhabitants of the upper and middle watershed utilize the resources of watershed in a sub-optimal manner, owing to various factors – in particular:

•	poverty (from marginal to extreme);

•	lack of viable economic options outside of the upper watershed; and

•	lack of property title limits access to capital.

For most inhabitants of the Reserve annual cash income (beyond subsistence crops) by year appears to be between zero and $200 per family.  With relatively modest amounts of funds, the inhabitants of the zone could be motivated to make changes in their land use that would give rise to important benefits for the inhabitants of the lower watershed.  Increases in net income for the residents of the zone (or investments in the community in general) could be very effective in bringing about change.

Organization and Monitoring

The residents of the El Montuoso Forest Reserve have experience with community organizations.  They have even managed international funds successfully in the past.  This situation appears to be sufficient for the organizational needs of this proposed program.

Intermediary Organization

A key part of the program would be the establishment of a local organization that would be responsible for administering the ongoing ESP, financially, managerially and technically.  The idea of forming a corporation, whose shareholders would represent both lower watershed water users and upper watershed groups, has been discussed with local authorities.  The program would research the legal requirements for this form of organization and other alternatives.

The Finances of the Program

A more detailed study will be required to determine which beneficiaries should participate, the appropriate amounts to be charged of beneficiaries, as well as watershed and biodiversity goals and targets to be achieved.  However, rough calculations indicate that it should be easily feasible.

As mentioned earlier in this report, a preliminary analysis was conducted assuming the entire burden of financing the desired activities in the Reserve was placed exclusively on residential water users.  The hypothetical target was to generate $400 per year per family living in the reserve.  This is consistent with the amount observed in other countries in the region for changing land use patterns on marginal land ($25 to $50 per hectare), with the assumption that the average family in the reserves controls or lives off approximately 10ha.  Program management costs were assumed to be 50% to be conservative, making total annual costs of the program approximately $240,000.

Residential water use is approximately 9 million gallons per day (34,100 m3), based on the amount taken in by the drinking water plants (source: ANAM).  In order to generate $240,000 per year, the program would need to collect approximately 1.9 cents per m3 of drinking water delivered.  This translates into less than $15 per household per year to support the ESP program for the Montuoso, which could make substantial advances in water supply, biodiversity protection, and improvement of the quality of life of the upstream residents.

Annex D presents the model used for these calculations.

At this time, efforts in Río La Villa Watershed are the most advanced.  MIDA-Herrera Sub-director Oscar Batista has prepared a project concept document the basis of which has been shared at the municipal and provincial levels with mayors, governors and some business leaders.  There is apparently a great deal of support and enthusiasm.  The proposal is to place a surcharge on water services (or an equivalent approach) to finance recovery of the middle and upper watersheds.

13.2. 	Reforestation in Río la Villa

According to ANAM-Herrera, the Rio La Villa watershed is approximately 122,000 hectares.  Of these 122,000 hectares, only 1,000 remain as dense intact forest cover, and these are located inside the roughly 12,000 has of the Montuoso Reserve.  Most of the rest of watershed has been completely deforested.

ANAM reports (Ing. Lao) that of 122,000 acres, 85,000 have “vocation forestal” and 37,000 have “vocation agricultural.”  More detailed analysis is required to determine what percentage of the 85,000 hectares of potential forestland offers commercial potential for timber of fruit species.  Also, much of the agricultural land in watershed may simply be more profitable in forestry

Table 16A.  Summary of Relevant Environmental Services Provided by Upper and Middle Watersheds of Rio La Villa: Local Services

| Local Services | Service provided | Source | Beneficiaries | Basis for Valuation |
| --- | --- | --- | --- | --- |
| Water quantity | Supply of surface water. Infiltration of ground water. | Improved forest cover in upper, middle watersheds and along riverbanks. More rational water extraction from rivers. | Agriculture, industry, res-idences, shrimp grounds and fisheries. | Cost of substituting water sources, cost of losing businesses for lack of water, opportunity costs (lost investment) |
| Water quality | Quality of water (turbidity/Total suspended solids, BOD, biological contaminants). | Reduction of erosion through reforestation of degraded land and riverbanks. Improved cattle lands. | Residences via IDAAN, through lower costs of treatment, or safer drinking water; industries who would have to pre-treat water. | Costs of additional water cleaning and purification for residential and industrial customers. |
| Water seasonality | Water flow through dry season. | Improved forest cover in upper, middle watersheds. More rational water extraction from rivers. | Agriculture, industry, residents, shrimp grounds and fisheries | Cost of substituting water sources, cost of losing businesses for lack of water, opportunity costs (lost investment) |
| Coastal eco-system health | Water flow and quality to sustain mangroves and maintain wetlands. | Water flow from successful management of upper and middle watersheds. Reduced sedimentation from erosion. | Shrimpers and coastal fishermen. Coastal residents who benefit from vulnerability reduction from intact wetlands and mangroves. | Not determined. Could be based on cost of lost harvests, or relocation of operations. |
| Education | Opportunities for children (and adults) to learn about nature, biodiversity, and water cycle | Availability of a viable natural forest at a reasonable driving distance. | Educational system, the local community in general. | Alternatives to experience and teach nature, could include traveling to more distant forests. |
| Community Recreation | Pleasant place to visit for families and teach children about nature | Availability of a viable natural forest at a reasonable driving distance. | Quality of life issue for local residents. | Alternatives to experience and learn about nature, could include traveling to more distant forests, and expenditures that would accrue to other communities that do not have recreational forest. |
| Tourism | Important complement to regional tourism development. | Availability of an increasingly rare high quality natural forest at a reasonable driving distance from other tourist attractions in the region. | Local tourism businesses, local economy in general. Providers of supporting services in El Montuoso area. | Person-days of additional stays in Azuero, multiplied by the average daily tourist expenditure times the local multiplier effect. |
| Climate control | Cooling and rain effect of intact forest. | Maintenance and increase of forest cover in uplands. | Ranchers, farmers, tourists and residents of the middle and upper watersheds. | Value of substituting water lost by evaporation. Decrease in cattle fattening rates due to caloric loss from heat. |
| Biodiver-sity | 1) Maintenance of natural biological balances 2) Tourism potential | 1) Tropical forest plays a critical role in natural control of insets, funguses, etc. 2) Linked to tourism benefits – wildlife, medicinal plants. | 1) Farmers and ranchers in a large radius around the reserve. 2) Same as tourism above | 1) ND 2) same as tourism above. |

Table 16B.  Summary of Relevant Environmental Services Provided by Upper and Middle Watersheds of Rio La Villa: International Services

| International Services | Service provided | Source | Beneficiaries | Basis for Valuation |
| --- | --- | --- | --- | --- |
| Biodiversity | Hosting of species that will otherwise be extirpated from the region. | Maintenance and expansion of natural habitat. | Global patrimony | Complex. |
| Climate | Fixation of carbon in forest and understorey. | Maintenance and expansion of forest cover and related habitat. | Global. | In theory, international market price for carbon offsets multiplied by tons of carbon fixed, less a discount factor for non-market participation |

For biodiversity and water supply objectives, the logical target for reforestation efforts would be the currently deforested land within El Montuoso reserve and its surrounding areas (as discussed in the preceding section).  Nearly 100% of the reserve would fall into the classification of “vocation forestal,” but most of it is currently deforested.  Reforestation along watercourses and around water sources plus bridging areas could form and linked system of forests throughout much of watershed and would help increase the population of flora and fauna.

13.3. 	Ecotourism in El Montuoso Forest Reserve

The presence of expanded ecotourism in El Montuoso Reserve will not play an important role in protecting biodiversity, changing land use, or in improving the well-being of a significant number of residents, but its broader role in development of the Azuero region will likely justify investment.

The Reserve is the logical place to invest in ecotourism.  It is already a protected area (though not sufficiently protected) and has potentially attractive natural assets, which have been well documented:

- It is one of the last remnants of intact forest in Azuero.

- High concentration of biodiversity, including species attractive to tourists (rare butterflies, birds, reptiles and primates, in particular).

- Documented presence of over 100 medicinal plants.  Some with economic potential for extraction in the reserve or cultivation in surrounding areas.

- Outstanding climate for visitors.

- Scenic views of forest and surrounding area

It also has some tourism infrastructure and a permanent staff with significant local knowledge, including:

- A good road and trail access from main road.

- A building for the manager’s office, storage and educational programs.

- More than 2km of trail (passable, but in disrepair), well designed and connecting appropriate habitat and features (notably waterfalls).

- Permanent staff including park rangers and an expert naturalist.

From a financial perspective, tourism in the Reserve would be, at best, a breakeven proposition based on entrance fees, due to relatively low visitor volume and relatively low willingness to pay of Panamanian visitors. However, since the fixed costs of protection (ANAM) are already required, tourism revenues could be of benefit for providing valuable marginal income for improved services.

However, investment in eco-tourism in the Reserve appears justified based on the broader social good of its availability for the local community and its role in potential business opportunities.  The tourism sector of Herrera and Los Santos needs to find additional activities to expand the products it offers to the marketplace as part of its overall effort to increase visitation and lengthen tourist stays in the region.  A high-quality park experience would be a very valuable addition, and may even be capable of generating enough revenue to justify the increased wear and tear on the Reserve’s assets (if visitors were restricted to existing infrastructure).  It is even conceivable that a more viable park could be a critical decision factor influencing potential tourism investors in the area.

The Reserve would also benefit the quality of life of the region’s residents, providing needed contact with nature and a place to “escape.”  It is also a valuable asset for educating the region’s school children about nature, the importance of biodiversity conservation and the difficult relationship between poverty and natural resource management.

14.		The Sub-Watersheds in the Panama Canal Watershed

14.1.	General Approach

The general approach proposed for the sub-watersheds in the Panama Canal Watershed is that presented in sections 11 and 12 above: an integrated management strategy for each sub-watershed, emphasizing the strengthening of environmental governance at a local level and the improvement of conservation practices.  The approach described in those sections is highly participatory, and this characteristic helps ensure its sustainability.

This general approach may be complemented by an additional program in the area of environmental services payments.  Considerations relevant to this additional option are described in the remainder of this section.

  - Environmental Services Payments in the PCW

These three sub-watersheds of the Panama Canal present a similar but larger and slightly more complex situation than that seen in Rio La Villa.  In two watersheds studied, natural resource deterioration is high due to a large number of people living inside watershed, including inside the Chagres National Park.  Historic (and some ongoing) deforestation is having negative consequences on biodiversity, driven by encroachment on the park borders for homesteading and vacation homes, and some apparent expansion of land use inside the park.

In addition, water flows to the Canal from these sub-watersheds are decreasing, while sediment and biological and chemical pollution appear to be increasing.  These factors are critical to several downstream water users.

Willingness to Pay

Decreased water flow and increased sedimentation flowing to the Canal are critical problems for ACP’s core business of moving cargo ships.  Lower water flow, particularly in dry season, means fewer ships or fewer containers per ship.  Increased sediment flow means more frequent dredging and greater wear and tear on pumps.

In addition, ACP produces electricity in hydroelectric plants.  Reduced flow decreases generating capacity in dry season, and increased sedimentation imposes costs due to more frequent cleaning and replacement of turbines.

The Canal watershed also provides drinking water to most of the population of Colon and Panama City.  Lower flow could lead to shortages.  Increased sedimentation and higher pollution levels increases treatment costs.

ANAM is currently conducting a detailed study to determine potential values and prices for water in ESP systems.  The preliminary numbers shared with the consulting team point to an easily feasible situation, with marginal utilities of water for cargo ships translating into as much as $800 per hectare per year, and $30 per hectare per year for electrical generation.

Harnessing Payments

Since virtually all of the benefits of watershed management accrue to or pass through ACP, it is the client.

Capacity to Change Land Use and Practices

As in the case of the Río La Villa, the residents of the sub-watersheds utilize the resources of watershed in a sub-optimal manner.  Due to slightly higher incomes, proximity to markets, and greater land speculation, landowners (both titled and with de facto rights) in these watersheds appear to value their land at a higher price than in Río La Villa Watershed.  Nonetheless, the activities in which most residents of these sub-watersheds are engaged remain substantially oriented toward subsistence agriculture, with sales of excess production, and in some cases small quantities of crops grown for commercial purposes.  Compared to the El Montuoso Forest Reserve case, we would expect to need slightly higher amounts in these watersheds to change land use.  Preliminary estimates suggest marginal land use change at $50 to $80 per hectare per year, and $100 to 150 per hectare per year for reforestation.

The other potential provider of watershed services is ANAM.  Nearly all of the land in the eastern watershed (and all of the highlands) is in the Chagres National Park and its buffer areas.  In theory, park activities to manage land use and maintain perimeter integrity benefit both biodiversity and watershed management.

In the case of these sub-watersheds, there appears to be a substantial margin for mutual gains from trade in environmental services.

Organization and Monitoring

The two sub-watersheds studied present very different capacities for organization and management of a project of this type.  The Association of Campesinos of Lake Alajuela has demonstrated capacity sufficient to manage a program of this type.  Residents of the Río Gatún and Río Boquerón Watersheds do not have a successful history of organization and there is no evidence of any locally based organization with the needed capacity.  For the Chagres National Park, both ANAM and TNC (which has been delegated some management responsibilities) have the needed capacity.

Complementary and Supporting Efforts

ESPs as a mechanism for protecting biodiversity and improved watershed management have been under discussion for several years in Panama.  A number of studies have been conducted and others are underway.  All studies point strongly to economic viability for programs.  However, the studies to establish the specific mechanisms and potential pricing schemes are only beginning.  USAID and JICA are among the international organizations that have supported studies on or related to the viability of the mechanism.

ANAM has a new Environmental Economics Department, and roughly half of its activities (primarily consulting projects) are focused on ESPs and water production services.  They are focusing their research efforts on the Canal Watershed, Río La Villa Watershed and the Río Caldera – Río Chiriquí Watershed in Chiriquí.  ANAM’s watersheds office has also conducted feasibility studies.  ANAM now has a preliminary draft of a national ESP program that is still internal (and confidential) within the organization.

# Footnotes

Development Alternatives, Inc., Evaluation of USAID’s Strategic Objective for the Panama Canal Watershed, 2000-2005, Final Report, 2005, pp. 1-3.

For example, it was commented to the team that the Gatuncillo River in the PCW was navigable in a longer stretch upriver when the area was more forested a generation ago.

The species counts mentioned in this and other sections of the report should be regarded as approximate.  They vary among published sources and scientific research updates them from time to time.  An effort has been made to seek out the most reliable counts, but the numbers are subject to a margin of error.

See: ANAM, “Primer Informe de la Riqueza y Estado de la Biodiversidad de Panamá,” Panamá, 1998.

ANAM, “Riqueza biológica de Panamá, Análisis de la situación actual,” vol. técnico 5 de la Estrategia Nacional del Ambiente, Panamá, 1999.

These six centers are (op. cit., p. 40):

I.     Chocó-Panamá-Costa Rica

II.    Tropical Eastern Andes

III.   Brazilian Atlantic

IV.   Eastern Himalayas-Yunnan

V.    Northern Borneo

VI.   New Guinea

The concept of “critical biodiversity places” was articulated in 1988 by the British ecologist Norman Myers, who recognized that although the ecosystems of the critical places (most often in tropical forests) cover a relatively small area of the planet they contain a very high percentage of the world’s biodiversity.  Myers and Conservation International refined the concept just five years ago.

According to BirdLife International this Hotspot contains six areas of endemism for birds (EBAs).

Studies carried out by WWF Colombia, the Fundación Ecotrópico, and the Center for Indigenous Cooperation (CECOIN) helped identify areas of biodiversity conservation that are ecological functional and are under threat from human activities, that could complement the already existing conservation areas in the Chocó.

ANAM, The Nature Conservancy and USAID, Plan de Manejo, Chagres National Park, Documento Técnico, Panamá, abril 2005, p. 9.

In the entire (multi-country) hotspot, 521 species of mammals have been identified, of which 210 are endemic (40%).  This is at least 50 more than the number of endemic species in any other biodiversity hotspot in the world.  This hotspot is also one of the main priorities of BirdLife International, which has recognized 17 Endemic Bird Areas within it.  Three of the four migratory bird routes of the Western Hemisphere converge in Mesoamerica, flight routes for at least 225 migratory species.  See Región Sur de Hotspot de Biodiversidad en Mesoamérica: Nicaragua, Costa Rica, Panamá, Perfil de Ecosistemas, Critical/Ecosystem Partnership Foundation, Final Version, December 11 2001.

The PGF program is being developed with the collaboration of the Smithsonian Tropical Research Institute and includes four areas of concentration: education, field research, preservation in captivity, and economic support for its management.  Recently a fatal fungal infection has been discovered that is affecting frog populations worldwide and that represents a new risk for the survival of this and other frog species in their natural habitat.

The Coiba Marine Park, located in the southern end of the Province of Veraguas, has an area of 270,125 ha., 216,543 belong to the ocean part, making it one of the largest marine reserves in the world (Velayos, et al., 1997).  In addition to the main island of Coiba the park contains 38 other islands and islets that constitute an archipelago.

Capa, M., San Martín, G., and López, E., “Syllinae (Syllindae: Polychaeta) del Parque Nacional Coiba, Panamá,” Universidad Autónoma de Madrid, España, 1999.

Amblyosyllis cf. granosa (Ehlers, 1897; sensu Westheide 1974), Amblyosyllis speciosa (Izuka, 1912), Autolytus multidenticulatus (Westheide, 1974), Exogone naidinoides (Westheide, 1974), Grubeosyllis concinna (Westheide, 1974), Odontosyllis fulgurans (Audouin & Milne Edwars, 1833), Opisthodonta mitcheli (Kudenov & Harris, 1995), Pionosyllis articulata (Kudenov and Harris, 1995), Sphaerosyllis (S.) californiensis (Hartman, 1966), Syllides cf. reishi  (Dorsey, 1978).

For comparability, data on both the global and Panamanian numbers of endangered species are taken from Earth Trends of the World Resource Institute (they refer to the year 2002).

More studies are required to determine if the following three species also are endemic to Panama: brown-backed dove (Leptotila battyí), and the hummingbird species Veragua mango (Anthracothurax veraguensis) and shield of Veraguas (Amazilia handleyi).

This paragraph is adapted from: Tracey Parker, Julieta Carrión and Rafael Samudio, Section 118/119: Biodiversity and Tropical Forestry Assessment of the USAID/Panama Program, Chemonics International, Inc., prepared for USAID/Panama, April 2004.

Ibid.

ANAM, Estrategia Nacional del Ambiente: Riqueza Biológica, Análisis de la Situación Actual, Panamá, 1999, p. 25.  This document reports the existence of 232 mammal species as of 1998, but the figure has since been updated.

ANAM, 1999, op. cit., p. 24.

They include 50 areas declared protected by the Central Government through laws and executive decrees, resolutions of the boards of directors of INRENARE and ANAM and through the Torrijos-Carter Treaty, and 15 through municipal resolutions and agreements (as of December 2005).

Panama still has not adopted the UICN management categories, which are: I a) strict nature reserves and b) wild areas; II national parks; III natural monuments; IV management areas for habitat/species; V protected landscapes and seascapes; and VI protected areas with managed resources.

The Indigenous Comarcas Indígenas are established by the laws of the Republic for the use of indigenous populations and as their dwelling places if they so choose.  Special legal provisions grant them the right to their own governance norms through traditional authorities and also adjudicate to them the socio-economic benefits of the lands they occupy.  The Indigeous Comarcas legally constituted in Panama are: Comarca Kuna Yala, Comarca Ngöbe-Buglé, Comarca Emberá-Wounnan, Comarca Madugandi and Comarca de Wargandi.  In addition, the Naso-Teribe Territory has been recognized and a proposal to give it the status of Comarca is under evaluation in the national legislature.

Contrary to the El Niño phenomenon that causes droughts as a result of the warming of the air masses over the Pacific, the phenomenon of La Niña arises from an abnormal cooling of the waters of the tropical Pacific resulting from variations in ocean and atmospheric circulation patterns that also produce climatic changes throughout the World.  It is important to bear in mind that not all La Niña events come in the same form.  They vary in intensity and duration and their effects on local climate depend on the time of year and the region of the world in which they develop and their interaction with other climatic variables.  See: www.hidromet.com.pa

See www.hidromet.com.pa/sp/hidrologia, part of the website of the Hydrometeorology Office of ETESA.

In the dry season some Pacific-slope rivers can deliver as little as 10% of their total annual flow.  That season typically lasts about 4 months and in the central parts of the country as much as 7 months.

The rivers whose watersheds have the largest drainage areas on the Atlantic slope are: Changuinola (3,202 km2), Guariviara (2,364 km2), Cricamola (2,121 km2) and Chagres (3,338 km2).  On the Pacific slope they are: San Pablo (2,453 ), Cartí (2,267 km2), Quebro (2,467 km2), Guararé (2,170 km2), Santa María (3,326 km2 ), Río Grande (2,493 km2), Bayano (4,984 km2), Chucunaque (4,937 km2) and Tuira (3,017 km2). See: www.hidromet.com.pa, Cuencas Hidrográficas y Estaciones Hidrológicas (as of January 2006).

Communications from the Herrera Office of ANAM.

Through Resolution No. J.D. 04-97 of INRENARE the Hydrological Reserve of Filo del Tallo was declared a protected area covering 18,816 ha.  Subsequently, in 2005 through the Sustainable Development Program for the Darién, plans were made to improve the levels of protection of this Reserve by adding to it the areas of Canglón and Laguna de Matusagaratí, which will represent an addition of 14,980 ha.

Although the annual population growth rate of these areas decreased slightly between 1996 and 2000, from 7.56% to 6.85%, it still remained far above the national population growth rate, which was measured at 2% between 1990 and 2000.

The Intertropical Convergence Zone (ITCZ) creates the climatic conditions assoiciated with the tropical rainy and dry seasons because of the variations of intensity of the trade winds and the activity of tropical atmospheric convergence.  The periods of maximum rainfall in Panama are associated with the passage of the ITCZ weather system in a northerly direction (June) and in a southerly direction (October), in its movements that follow the annual north-south track of the sun.  See: www.cathalac.org and www.hidromet.com.pa.

ANAM, USAID and TNC, Parque Nacional Chagres: Plan de Manejo, Documento Técnico, Panamá, abril de 2005; and AED and USAID, Estudio Exploratorio para el Diseño de un Programa de Pago por Servicios Ambientales para el Manejo Sostenible de los Recursos Naturales en Áreas de Laderas con Ganadería, en el Parque Nacional Chagres, Cuenca del Canal, Panamá, abril de 2005.

See: Departamento de Seguridad y Ambiente, División de Administración Ambiental, Sección de Manejo de Cuencas, Unidad de Operaciones. ACP, República de Panamá, Anuario de Sedimentos Suspendidos 1998-2004, octubre 2005.

The garbage dumps in the districts of Chitré (Herrera) and La Chorrera (Panamá) are located in mangrove areas.  There is no management of the wastes deposited there, and the effects are devastating for the flora and fauna of those mangroves.

In 2004 and 2005, floods caused by torrential rains affected 32 communities in Yavisa and El Real (Darién), 80 settlements in Changuinola, Guabito and banana plantations (Bocas del Toro) and 59 settlements in Panama Province.  These events caused a number of deaths and left 3,000 persons without a home and several thousand more affected to a lesser degree.  In addition to destruction of homes, there was extensive damage to cultivated fields and livestock (Sistema Nacional de Protección Civil, Resultados de Impacto, Primer Año de Gestión, Panamá, septiembre 2005).

As this report was being completed, this expansion of the Panama Canal Watershed was repealed.

Conversations with Martín Mitre of CICH and Yolanta Villareal of Rainforest Alliance, both of whom visited the area in past years (independently) and who accompanied the design team.

A number of these exotic species have been introduced to Panamanian waters by the route of households dumping their family aquariums in ravines and rivers when they undertake a move.

It is estimated that topsoil erosion in teak plantations more than 10 years old is 2 cm/year from the impact of raindrops on denuded soil.  In humid and very humid tropical forests the impact is considerable because of the frequency of rains.

According to the Plan General de Uso de Suelos del Área del Canal, in the sub-watershed of the Hules, Tinajones and Caño Quebrado Rivers, only 20% are appropriate for cropping and livestock activities, and most of them for forests and agroforestry activities, since their slopes are greater than 45%.  In practice, cropping and livestock activities occupy around 60% of the area, which signals a clear conflict of uses and significant deforestation of the site.  In that sub-watershed, only 8.7% of the land remains in forests and 30% is covered with brush.  See: Plan de Acción para las Subcucencas de los Ríos Hules, Tinajones y Caño Quebrado, Diagnóstico Consolidado, International Resources Group, Ltd./USAID, Panamá, enero 2003.

Stanley Heckadon-Moreno, Panama’s Expanding Cattle Frontier: The Santeño Campesinos and the Colonization of Forests, Ph.D. Dissertation, University of Essex, UK, 1984.

ANCON, Evaluación Ecológica de la Cuenca Hidrográfica del Canal de Panamá, in collaboration with Fundación Natura, INRENARE, and the program “Parques en Peligro,” Panamá, marzo 1995, pp. 32-35.

It has been pointed out that hunting mammals in the Upper Chagres can also affect the species composition of the forest, by reducing the presence of those species that depend on mammals for seed dispersion.  (See: Indra Candanedo, Ernesto Ponce and Lenín Riquelme, Plan de Conservación de Alto Chagres, The Nature Conservancy, Panamá, octubre 2003, p. 40.)

ANCON, 1995, p. 36 [emphasis added].

Sometimes ranchers in buffer zones claim jaguars kill livestock and hunt them for that reason (Nature Conservancy, 2005).

Candanedo, Ponce y Riquelme, 2003, pp. 18-19.

Ironically, this area is a poor location for teak growth since it does not have the extended annual dry spell that teak requires in order to prosper.

66% of the bird species protected by Panamanian laws are found in this area.

The boa constrictor.

Jacobo Araúz G., “Los Murciélagos del Sendero Panamá, Parque Nacional Altos de Campana, Panamá,” Tecnociencia, vol. 4, no. 2, 2002.

According to the Censo de Población y Vivienda, 2000.

T. Parker et al., 2004, p. II-8.

Some sources put the Reserve’s area at 12,505 hectares.

Conversations of the design team with staff members of the Herrera Offices of ANAM and MIDA, February 2006.  However, the JICA study of C. Garibali and others, cited below, reported that mature forests covered 2,833 ha. of the reserve, on the basis of fieldwork carried out in 2001-2004.  The difference in these estimates may reflect a continuing process of deforestation.

Cristina Garibaldi, “Valoración de la diversidad biológica y servicios ambientales en los fragmentos de bosques secundarios en la Reserva Forestal El Montuoso, Herrera, Panamá,” in: Instituto de Ciencias Ambientales y Biodiversidad, Universidad de Panamá, Diversidad biológica y servicios ambientales en los fragmentos de bosques secundarios en la Reserva Forestal El Montuoso, Herrera, Panamá, C. Garibaldi, ed., supported by JICA, Panama, 2004, pp. 14-15.

Víctor Martínez-Cortés, Abdiel Rodríguez and Cristina Garibali, “Inventario de reptiles en los bosques secundarios de la Reserva Forestal El Montuoso, Herrera, Panamá,” in: C. Garibaldi, ed., 2004.

Aydeé B. Cornejo-Remice, “Entomofauna terrestre y acuática en la Reserva Forestal El Montuoso, Herrera, Panamá,” in: C. Garibaldi, ed., 2004.

Cristina Garibaldi, Salomón Aguilar, Dimas Arcia y Nilka Torres, “La vegetación arbórea en los bosques fragmentados de la Reserva Forestal El Montuoso, Herrera, Panamá,” in: C. Garibaldi, ed., 2004, p. 60.

Arden and Price Consulting, Proyecto Piloto de Monitoreo de la Calidad del Agua de Cuenca del Río La Villa, Provincia de Herrera y Los Santos, y Su Aplicación a las Principales Cuencas Hidrográficas de Panamá, Informe Final, prepared para ANAM, Panamá, abril de 2003.

Prior to 2005 both this Bureau and the National Watersheds Bureau were departments of the National Bureau of Natural Heritage (Dirección Nacional de Patrimonio Natural).

See: Plan de Apoyo al País del Proyecto, Financial Sustainability for National Systems of Protected Areas, The Nature Conservancy and GEF, Panamá, 2005.

IDAAN is in the process of expanding the capacity of Panama City’s water system to add another 125 millon gallons daily.

According to the Director of Water and Sewerage of the Regulatory Entity, Abilio Pitty, “the frequency and quantity of simples talen to monitor water are too high, and so new guidelines will be promulgated that adjusts this kind of expenditure and that is more in keeping with our circumstances,” III Encuentro Nacional de Consumidores y Usuarios del IDAAN, Panamá, julio 2005.

Before this law was passed, the concept of watershed had a legal basis only for the Panama Canal Watershed, in Law 19 of June 11, 1997.

See: www.pancanal.com/ Plan Maestro Visión del Futuro.

The AMP brought together in one institution the functions of the National Maritime Authority, the Bureau of Consular and Naval Affairs of the former Ministry of Finance and Treasury, the Bureau of Marine Resources of the Ministry of Commerce and Industry, and the Nautical School of Panama (of the Ministry of Education).

With the inclusion of Panama among cruise ship destinations, the number of tourists increased from 555,026 in 1999 to 865,142 en 2003.  Income generated by tourism increased in the same period from US$538.1 million to US$790 million.  See www.ipat.gob.pa, “datos estadísticos de turismo hasta el año 2003,” Departamento de Estadísticas, IPAT, Panamá, 2004.

These lessons were suggested by Lic. Gina Castro, AED Coordinator of the Ecotourism Project for the Parque Nacional Soberanía.

This fund was created in 2003 to finance pilot projects that promote integrated management of water resources in the Panama Canal Watershed, with contributions from USAID and ACP of US$2.5 million each.  Fundación Natura administers the ACP resources in the Fund.

See the Manual de Buenas Prácticas para el Manejo de Cuencas Hidrográficas, written by Naira Camacho for USAID, ACP, and CICH.

In one of its articles Law 3 says ownership rights of national forest lands cannot be transferred to private persons or entities, but its regulations leave open the possibility of titling those lands.

See the discussion in: Ruth Meinzen-Dick, Meyra Mendoza, Loic Sadoulet, Ghada Abiad-Shields and Ashok Subramanian, “Sustainable Water User Associations: Lessons from a Literature Review,” in A. Subramanian, N. V. Jagannathan and R. Meinzen-Dick, eds., User Organizations for Sustainable Water Services, World Bank Technical Paper No. 354, The World Bank, Washington, D. C., 1997.

Stephen Foster, “Essential Concepts for Groundwater Regulators,” in: Salman M. A. Salman, ed., Groundwater, Legal and Policy Perspectives, Proceedings of a World Bank Seminar, World Bank Technical Paper No. 456, The World Bank, Washington, D. C., 1999, p. 28.

For example, U.S. regulatory agencies must conduct specific cost-benefit analyses to justify regulations and other policy interventions.  These analyses generate explicit and implicit values per acre of habit, statistical life saved, cost of illnesses avoided, etc.

Op. cit., p. 2.

Mayrand, Karel and Marc Paquin, “Payments for Environmental Services: A Survey and Assessment of Current Schemes,” Montreal, September 2004.

See Rosa, H., and S. Kandel, Payments for Environmental Services: Brazil. Ford Foundation and Fundation PRISMA, 2002.

Landell-Mills, N., op. cit., 2002, p. 5.

Pagiola, S., et al., “Making Market-based Mechanisms Work for Forests and People,” in S. Pagiola, 2002.

FAO. Land-Water Linkages in Rural Watersheds, Electronic Workshop, Synthesis Report, 2000, p. 16

<http://www.fao.org/ag/agl/watershed/watershed/papers/paperewk/pewrken/synthesis.pdf> consulted on 22 June 2004.

Pagiola, S., et al., Paying for the Environmental Services of Protected Areas: Involving the Private

Sector, Durban, South Africa, 8–17 September 2003: Fifth World Parks Congress: Sustainable Finance

Stream, 2003, p. 2.

For a detailed description of the New York City case, see Running Pure: The Importance of Forest Protected Areas to Drinking Water, Washington, D. C.: World Bank and WWF, pp. 20–21.  See also: Landell-Mills, N., and L. Porras, Silver Bullet or Fools’ Gold?  A Global Review of Markets for Forest Environmental Services and Their Impact on the Poor, London: International Institute for Environment and Development, 2002, pp. 134–35.

See Echevarría, M. 2002, “Financing Watershed Conservation: The Fonag Water Fund in Quito,

Ecuador” in S. Pagiola, et al., op. cit., 2002, pp. 91–101.

See World Wildlife Fund and Danida, From Goodwill to Payment for Environmental Services.  A

Survey of Financing Alternatives for Sustainable Natural Resource Management in Developing Countries,

2003, pp. 107–9.

Tsen, W. et al., Payments for Environmental Services in Mexico, Berkeley, University of California

at Berkeley, Goldman School of Public Policy, 2002, p. 26.

Landell-Mills, N., Marketing Forest Environmental Services–Who benefits?  London: Gatekeeper Series no. 104, International Institute for Environmental and Development (IIED), 2002, p. 9.

Bishop, J., Pro-poor Markets for Environmental Services: A New Source of Finance for Sustainable Development? Presentation made at the World Summit on Sustainable Development, Johannesburg, August 28, 2002.

May, P. H. et al., “Using Fiscal Instruments to Encourage Conservation: Municipal Responses to the ‘Ecological’ Value–added Tax in Parana and Minas Gerais, Brazil,” in S. Pagiola, et al., 2002, op. cit., p. 177.

Bishop, J., op. cit., 2002.

Tsen, W., et al., op. cit., 2002, p. 1.

Ibid., p. 8.

Ibid.

FAO, Land-Water Linkages in Rural Watersheds Electronic Workshop—Synthesis Report, Rome: FAO, 18 September–27 October 2000, p. 21.

Local associations in this watershed already have experience in managing internationally funded projects.

See Annex D on the calculation of the parameters of this scheme.

A preliminary proposal for an ESP system in the Río La Villa Watershed has been developed by Oscar Batista, Head of MIDA’s Herrera Office.  It includes the proposal to establish a corporation, and it has been reviewed favorably by the Governors of the two provinces involved, other local officials, and the Minister of Agriculture.  The proposal is entitled: “Reforestación, Manejo y Conservación de suelos y agua en la La Cuenca Media y Alta de Río La Villa,” Chitré, febrero 2006.  The ideas discussed in this report would strengthen the proposal in the area of biodiversity protection.

Much of this research has been developed in Costa Rica in areas of similar climatic conditions to those of Panama.  Field trials and full-scale operations of native species in plantation have been led primarily by FUNDECOR (www.fundecor.or.cr).

Early forestry incentive programs such as those in Panama and Guatemala and many other Latin America countries provided tax breaks for people to plant trees.  Few of the areas planted under these systems have realized commercial potential due to lack of continued investment and application of good silvicultural practices.

www.corporate.homedepot,com referenced on February 24, 2006.

Ibid.

See for example Lowe´s http://www.lowes.com/lowes/lkn?action=pg&p=PressReleases/wood_policy.html (February 24, 2006) and http://www.paradiseforest.org/consumer_solutions/procurement_policies.php for a summary of relevant policies compiled by Greenpeace (February 24, 2006).

Econconsulta Pratt –Mauri, S.A., “Plan para el Desarrollo de un Programa Nacional Forestal Empresarial para El Salvador,” Unpublished report for Banco Multisectorial de Inversiones, San Salvador, El Salvador, August 2005.

ibid.

Roger D. Norton and Amy Angel, “Ventajas Comparativas en la Agricultura Salvadoreña,” Departamento de Estudios Económicos y Sociales, FUSADES, San Salvador, September 2004.

José Román, Rainforest Alliance TREES program, Personal communication, February 15, 2006.

The viability of Advanced Wood Payments mechanisms has been demonstrated in Costa Rica, see Pago de Madera por Adelantado at http://www.fundecor.org/.  The mechanism is also the basis for a new large-scale commercial forestry investment fund in Chile, “Fondo Forestal Lignum.”

El Salvador’s Banco Multisectorial de Inversiones, discussed in this section, is developing a program that includes this financial component.

Personal communication with John M. Forgach, one of principals in the proposed watershed management company, February 15, 2006.

Kilian, B., and CIMS, 2004.

CIMS, 2004.

See for example CLACDS and HIID, “The Environment and Central America’s Competitiveness”, INCAE, 1992, available at www.incae.edu/clacds.

The Sustainable Markets Intelligence Center (CIMS, at www.cims-la.com ) is a non-profit organization whose “…mission is to promote and facilitate exports and trade of environmentally superior and socially responsible products and services within Latin America and from Latin American countries to industrialized countries."  CIMS accomplishes this mission by providing market information and other services, which will allow Latin American firms to orient their products and processes toward high value markets for environmentally and socially preferred products.

Kilian, B., et al., “Can the private sector be competitive and contribute to development through sustainable agricultural business?  A case study of coffee in Latin America,” Journal of Business Research, London, 2005.

www.biotrade.org.

See for example, Environmental Law Institute, “Brazil's Extractive Reserves: Fundamental Aspects of Their Implementation,” English Edition, Washington, D.C., 1995, for the history and legal mechanisms.

See www.natura.net.

See www.funbio.org.br.

WTO defines nature tourists as those visiting a destination to experience and enjoy nature, and wildlife-related visitors as tourists visiting a destination to observe wildlife, e.g. bird watching.

World Tourism Organization.

Ibid.

Instituto Costarricense de Turismo, 2004 estimates.

Inman, et al., United Nations Development Program, New York, 1999.

World Tourism Organization, Unpublished Diagnostic Document, UNDP-Tirana, Albania, 2005.

It is important to note that all revenues accruing to the national parks are directed to the national treasury, as commented in the policy discussion in this report.

Personal communication with Franz Tattenback, Executive Director, FUNDECOR, San Jose, Costa Rica, November 2003.

Sistema Nacional de Areas de Conservación, 2002.

Seidl, et al., “The Local Economic Impacts of Cruise Ship Visitation: A case study of Costa Rica,” CLACDS Working Paper, INCAE, 2006; available at www.incae.edu/clacds.

For comparison, the entire Río Trinidad Watershed covers 174 km2 but it is unlikely a program would have to deal with the entire watershed.

Instituto de Ciencias Ambientales y Biodiversidad, Universidad de Panamá, Diversidad biológica y servicios ambientales en los fragmentos de bosques secundarios en la Reserva Forestal El Montuoso, Herrera, Panamá, C. Garibaldi, ed., supported by JICA, Panama, 2004.

# Text boxes

Developing communications abilities

This report has been written under a Design Scope of Work issued by USAID/Panama.  The members of the research team that produced the report are: Roger Norton (team leader), Jorge Alonso Beltrán, Alicia Pitty and Lawrence Pratt.  Team member Margoth Flores assisted in the coordination of the effort and led most of the fieldwork.  Team member José Berdiales also participated in the fieldwork and commented on drafts.  Many persons in the public and private sectors and in NGOs contributed to the development of the report by sharing generously their insights and suggestions.  The team is grateful to all of them, and to USAID, in its Panama and Washington Offices, and to the Panamanian Government for support and guidance, but the responsibility for errors of fact or interpretation remains solely with the Natural Resource Management Team for Panama.

Research on forest resources

Research on water resources

Linking into local processes

Analysis of socially, environmentally sensitive areas

Small rural businesses

Local markets

Seed capital fund

Income Generation

Food Security

Kitchen gardens

Managing information tools (GIS, etc.)

Model of integrated education in the watershed

Education

Exchanges with similar experiences in promising areas

Young Researchers: Solutions to Environmental and Socio-Economic Problems

Local Leadership

Environment

Developing profiles of youth leaders

Access to secondary school, university

Diversified farm production systems

Feedback

Analysis of results

Evaluation

Pilot effort

Planning

Diagnoses

Election of committee

Motivation

5. Monitoring and evaluation system.

4. Establishment of an operational committee

- Activity coordination with partners

3. Analysis of demand

- Participatory Planning by Objectives (PPO)

- Identification of technologies evaluated

- Prioritization of the SOL components

2. Site selection

- Identification of criteria (accessibility, visibility, representativeness in soils, climate)

- Visits to potential sites

1. Preparatory steps for selection of micro-watershed

- Analysis of secondary information (maps)

- Identification of physical, economic and social criteria)

- Visits to potential micro-watersheds

Construction of biophysical and socio- economic profile of the micro region

Characterization of market options

Design and carrying out of a rapid market study

Participatory evaluation of market options

Evaluation and choice among market options

Choice among market options

Design of integrated production projects