PART I - SECTION B

SUPPLIES/SERVICES AND PRICE/COST

B.1.0	 SUPPLIES/SERVICES AND PRICE/COST	2

B.2.0	 LEVEL OF EFFORT TO BE ORDERED	2

B.3.0	 ESTIMATED COSTS, MAXIMUM AWARD FEE, AND FIXED FEE	2

B.4.0	 PAYMENT OF FIXED FEE AMOUNTS	4

B.5.0	 DETERMINATION OF AWARD FEE AMOUNTS	4

# B.1.0		SUPPLIES/SERVICES AND PRICE/COST

Except as indicated in the Section H provision entitled “GOVERNMENT FURNISHED PROPERTY,” the Contractor shall furnish and make available all professional, technical, and support labor, management, services, supplies, materials, data, and facilities required to accomplish the requirements set forth in PART I – SECTION C, STATEMENT OF WORK, as requested in individual work releases issued by the FAA.

# B.2.0		LEVEL OF EFFORT TO BE ORDERED

The FAA will issue work releases only to the extent that funding is appropriated and available.  The Contractor is not authorized to expend any effort until in receipt of a fully executed work release or other direction from the Contracting Officer.  This is not a requirements contract, and the FAA is not obligated to utilize it beyond the minimum order quantity of 250,000 direct labor hours to be furnished by the Contractor and its non-Davis-Bacon Act subcontractors during the first two years of the base period.  There is no minimum order quantity for Davis-Bacon work or for labor after the first two years of the base period.

The estimated staff labor hour and Davis-Bacon construction dollar amounts do not, in any way, represent guaranteed work levels by FAA and are included solely for proposal preparation purposes.

# B.3.0		ESTIMATED COSTS, MAXIMUM AWARD FEE, AND FIXED FEE

Labor effort on this Contract will be performed on a cost plus award fee basis.  Davis Bacon subcontracting effort will be performed on a cost plus fixed fee basis.  Total estimated direct labor (expressed as staff hours) and Davis-Bacon Act construction dollars for each specific contract performance period, the maximum available award fee pool for labor effort, and the fixed fee percentage for Davis-Bacon Act subcontracting for each performance period are shown below.  The maximum number of labor hours and construction dollars that can be obtained under the contract are also shown.

At the discretion of the Government, unused amounts (below the stated levels) of either direct labor hours or Davis-Bacon subcontracting dollars may be interchanged for one another if the maximum amount of either is reached prior to the end of the base or any of the exercised option period(s).  This conversion would not, in itself, be cause for awarding of the next option if the total labor hours and Davis-Bacon subcontracting dollars of each period of performance were not reached.  Any such interchange shall be made at the rate of  $50 per hour.

| CLIN | DELIVERABLE/DESCRIPTION |  |  | AMOUNT (Based on Estimate) |
| --- | --- | --- | --- | --- |
|  |  | Estimated | Maximum |  |
| 0001 | BASE PERIOD |  |  |  |
|  | Technical Services in support of TSSC program, in accordance with Statement of Work |  |  |  |
| 0001a | Estimated Staff Hours | 6,768,000 | 11,280,000 |  |
|  | Total Estimated Cost (excluding Davis-Bacon Act Subcontracting) |  |  | $ |
|  | Maximum Available Award Fee |  |  | $ |
|  | TOTAL BASE PERIOD: |  |  | $ |
| 0001b | Estimated Davis-Bacon Act Subcontract Cost | $144 million | $240 million | $144 million |
|  | Fixed Fee |  |  | 2% of sub- contract value |
| 0002 | OPTION PERIOD ONE |  |  |  |
|  | Technical Services in support of TSSC program, in accordance with Statement of Work |  |  |  |
| 0002a | Estimated Staff Hours | 5,076,000 | 8,460,000 |  |
|  | Total Estimated Cost (excluding Davis-Bacon Act Subcontracting) |  |  | $ |
|  | Maximum Available Award Fee |  |  | $ |
|  | TOTAL OPTION PERIOD ONE: |  |  | $ |
| 0002b | Estimated Davis-Bacon Act Subcontract Cost | $108 million | $180 million | $108 million |
|  | Fixed Fee |  |  | 2% of sub- contract value |

| CLIN | DELIVERABLE/DESCRIPTION |  |  | AMOUNT (Based on Estimate) |
| --- | --- | --- | --- | --- |
|  |  | Estimated | Maximum |  |
| 0003 | OPTION PERIOD TWO |  |  |  |
|  | Technical Services in support of TSSC program, in accordance with Statement of Work |  |  |  |
| 0003a3a | Estimated Staff Hours | 5,076,000 | 8,460,000 |  |
|  | Total Estimated Cost (excluding Davis-Bacon Act subcontracting) |  |  | $ |
|  | Maximum Available Award Fee |  |  | $ |
|  | TOTAL OPTION PERIOD ONE: |  |  | $ |
| 0003b | Estimated Davis-Bacon Act Subcontract Cost | $108 million | $180 million | $108 million |
|  | Fixed Fee |  |  | 2% of sub- contract value |

B

## B.4.0		PAYMENT OF FIXED FEE AMOUNTS

The fixed fee amount of 2 percent of the value of payments made under fixed price subcontracts awarded under the Davis-Bacon Act will be paid monthly and should be included on invoices submitted under the contract.

## B.5.0		DETERMINATION OF AWARD FEE AMOUNTS

a.	CLINs 0001a, 0002a, and 0003a in Section B include maximum award fee amounts agreed to by the Contractor and the FAA prior to awarding this contract.  There will be no base fee for any of these line items under this contract.

- b.	The amount of award fee actually earned by the Contractor during any given award fee performance period will be determined in accordance with procedures outlined in the Section H clause entitled “AWARD FEE” and the award fee performance evaluation plan.

c.	The amount of award fee available during any given award fee performance period will be computed in accordance with the following procedures:

(1)	The number of hours invoiced during the period under evaluation will be divided by the estimated total number of hours in the base/option period of the contract currently being performed.

(2)	The percentage obtained in (1) above will be multiplied by the maximum award fee amount provided in the applicable base/option period of the contract (Section B clause entitled "ESTIMATED COSTS AND MAXIMUM AWARD FEE") to derive the available award fee amount for the period under evaluation.  The product represents the maximum award fee for the period under evaluation.

(3)	When a performance period includes hours from two base/option periods of the contract, the hours in each period of the contract will be consumed in order of execution. The procedure outlined above will be applied distinctly to each period and the two will be added together to determine the available award fee pool.

d.	There is no separate award fee for any subcontracted services.  It is the responsibility of the prime Contractor to distribute any earned award fee to its subcontractors. With the exception of any fees awarded by the FAA to the Contractor through the award fee process identified in the Section H clause entitled “AWARD FEE”, any costs invoiced by the Contractor to the FAA identified as fee, for either the prime or any subcontractor, will be disallowed.

- e.	If the number of hours invoiced during the base period or either of the exercised option periods does not exceed the estimated number of hours for that period, the maximum available award fee shall not exceed the maximum available award fee amount for that period.  If the number of hours invoiced exceeds the estimated number of hours, the maximum available award fee amount shall be increased by the same percentage as that derived by dividing the estimated number of hours for the period into the number of hours in excess of the estimated number of hours in all subsequent computations.

f.	Available award fee for any given award fee performance period is available only for that award fee performance period and unearned award fee will not be carried forward to any subsequent award fee performance period.

- g.	If there is any interchange of staff hours and Davis-Bacon Act subcontracting dollars, the computation in Section B.4.0.c(1) above shall be made using the new (after the interchange) number of hours in the base/option period for which the interchange was made in all subsequent computations.

AWARD FEE SUMMARY TABLE

| Award Fee Period | Maximum Award Fee Pool | Fee Awarded in Award Fee Period | Available Fee in Award Fee Period | Pool Remaining |
| --- | --- | --- | --- | --- |
| Base Contract Period |  |  |  |  |
| Award Fee Period 1 |  |  |  |  |
| Award Fee Period 2 |  |  |  |  |
| Award Fee Period 3 |  |  |  |  |
| Award Fee Period 4 |  |  |  |  |
| Award Fee Period 5 |  |  |  |  |
| Award Fee Period 6 |  |  |  |  |
| Award Fee Period 7 |  |  |  |  |
| Award Fee Period 8 |  |  |  |  |
| Option Period One |  |  |  |  |
| Award Fee Period 9 |  |  |  |  |
| Award Fee Period 10 |  |  |  |  |
| Award Fee Period 11 |  |  |  |  |
| Award Fee Period 12 |  |  |  |  |
| Award Fee Period 13 |  |  |  |  |
| Award Fee Period 14 |  |  |  |  |
| Option Period Two |  |  |  |  |
| Award Fee Period 15 |  |  |  |  |
| Award Fee Period 16 |  |  |  |  |
| Award Fee Period 17 |  |  |  |  |
| Award Fee Period 18 |  |  |  |  |
| Award Fee Period 19 |  |  |  |  |
| Award Fee Period 20 |  |  |  |  |
| Award Fee Totals |  |  |  |  |