INTEGRATED CONTROL SYSTEM

March 2001

# I.  Senior team leader assessment

The Senior Team Leader Assessment is for the month of March, 2001 only. The full narrative which follows covers the months of February and March, 2001.

# Technical and programmatic Progress and Accomplishments

#### Integrated Control Systems

- Chris Tremel has been added to the LANL controls team as a Post graduate student, and Chris Allen has completed all of his interviews and should be on board next month.

- Peregrine McGehee will transfer into the LANL SNS division and work with us 75% for the remainder of the year.

- Participated in the Conventional Facilities design reviews at San Francisco to ensure that control system requirements are met.  Prepared and submitted an integrated communications "backbone" cable plan to the AE.  This will enable the AE to (a) size communications duct banks and (b) design the cable plant required.

- Supported Final Design Reviews for the DTL and CCL vacuum systems, and the DTL and CCL high power transmitters.

- Attended the Final Design Review for Beam Position Monitors. The control involvement in the low level to provide a server for time-stamped data is also done. Further involvement in diagnostics is not yet defined. High level requirements are not yet complete.

- A fully-prototypical and functioning PID control loop has been implemented in the Cryo Control Development System.  This is a significant achievement for the Integrated Control System Development.  It is the first end-to-end implementation of a control loop utilizing the standard ICS hardware, software, and operator interface screens.

- Several vendors have provided informal estimates on providing the PPS PLC equipment for the LINAC segment (the first segment to be installed).

- A design has been proposed for the PPS controls of the primary shutters in the target building. A series of key locks will be provided which will enable the operator to close and secure the shutter in the closed position. This feature would be used for example when neutron beam line shielding required maintenance.

- The SNS beam synchronous encoder prototype module register functions have been tested at BNL under VxWorks. Its EPICS driver is under development and will be tested against the SNS event decoder prototype module in April. EPICS drivers for both modules will be released in May.

- EPICS drivers are being written for the BNL power supply controllers, and hardware checked out. Some stability testing on the DAC and ADC, and some accuracy testing of the DAC has been done. Test results are shown below. Drift with time and temperature is low and DAC accuracy is very good. The ADC accuracy is yet to be measured. We installed a GPIB interface to a multimeter and provided a labview interface to accurately measure input and output voltages. The tests are done using the serial interface port to the PSC. This port can be used to do power supply testing where EPICS support is not available.

- Hardware test stands for the Linac LLRF board development and hot model vacuum system are operational at LANL

- The controls group has set up Linux/EPICS environments for the use of the Accelerator Physics and Diagnostics groups.

- A complete protocol for control system back-ups was initiated. The back-up administration is handled by Jim Simmons from the ORNL Workstation Support Group. Incremental Back-ups are performed every night Mon-Sat.  Full Back-ups are done once a week on Sundays.

- The controls group has arranged a collaboration with John Sinclair of the Holifield Accelerator (ORNL) to help in the development of EDM – the display manager selected by SNS and developed by John.

# Issues and Actions

- No significant issues or actions.

# Cost and schedule status

## Variance Analysis And Project Cost Performance Reports

WBS 1.1 R&D

Variance Statement: No Variance, work is complete.

Project Impact:  No impact.

Corrective Action: None required.

WBS 1.9 Integrated Control Systems

Variance Statement: Significant variances exist in several areas. This has occurred for the following reasons:

WBS 1.9 had a negative schedule variance of $1298.3K and a negative cost variance of $317.5K at the end of FY00.

The schedule variance was due to not assigning personnel. This was due to some Title II Design and software design work not being assigned because requirements were not developed by other systems soon enough and difficult in hiring software engineers due to the Low Energy Demonstration Accelerator (LEDA) and the Relativisitc Heavy Ion Collider (RHIC) projects at LANL and BNL not releasing personnel to SNS on the expected schedule.

The cost variance was due to charges in level of effort activities not matching BCWS (which causes an artificial variance because BCWP = BCWS for these activities by definition) and to a retroactive SNS labor rate change in August which caused cost for which there was no earned value produced.

Since the BCWS for FY01 is the $9500K authorized BA for FY01, the FY00 schedule variance cannot be overcome.

Difficulties in transitioning FY00 data and loading FY01 funding package data into the new MPM system has caused the BCWS in FY01 and BCWP for FY00 to be in error. This is causing false variances. Presently, all BCWS errors have been corrected and BCWP contains errors in only a few places.

In FY01, the schedule variance continues to grow. This is due mostly to planned procurements being delayed and the cost cutting exercise causing requirements to change and arrive at a slower pace. However, obtaining personnel at a rapid enough pace is still a problem.

Project Impact:  No project impact has occurred.

Corrective Action: An aggressive hiring program was started several months ago and will continue until all needed software personnel are obtained. LEDA and RHIC have recently begun transferring personnel to SNS and several personnel have joined the team.

Work to correct Primavera data and MPM calculations is expected to resolve inconsistencies in the near future. After MPM calculations are correct, a PCR will be processed to remove the artificial variances that have occurred.

Variance statements are provided below where they exceed thresholds. Until MPM data has been corrected, data accompanying these statements will be obtained by taking BCWS and ACWP from MPM, and taking BCWP from manual calculations based on the monthly progress status of the Primavera detailed schedule.

Planned procurements will be placed in the near future.

## Milestone Status

The status of STL milestones for FY01 is listed below.

Milestone Status

| Milestones | Quantity |
| --- | --- |
| Total for FY01 | 62 |
| Total Due at present | 22 |
| Made | 13 |
| Missed | 9 |

The missed milestones are to have a software development system for Conventional Facilities controls operational at Sverdrup Tullahoma, to complete a Preliminary and Final Design Review and software Functional System Documents (FSD) for CF controls, completion of cabling planning documents, and award of design-build contract for PPS work. This work has been stopped in order to examine other design concepts that may reduce cost. One missed milestone is completion of acceptance testing of the power supply controls interface. This has been delayed due to late equipment delivery. Testing is now in progress and should be completed in April. One missed milestone is the Network Security policy. A draft of this is in progress.

3.3 	PROJECT CRITICAL PATH ANALYSIS

R&D for controls consists of small effort to complete some software drivers and evaluations of some vendor hardware. This effort is nearly complete and was neither near the project critical path nor a controlling activity within WBS 1.9

The strategy for line item work is to have all hardware and software for WBS 1.9 elements tested to the degree needed to support technical systems commissioning prior to its being needed. Thus, WBS 1.9 would not lie on the project critical path.

At present, no WBS 1.9 activities lie on the project critical path.

# II.  Detail R&D Subproject Status

## WBS 1.1.9 Integrated Controls Systems R&D

## A1.  Technical Progress/Accomplishments

WBS 1.1.9.2 Standards.

The Design Criteria Document that incorporates the results of this effort has been signed and released.

WBS 1.1.9.3  Subsystems.

PRDs have been held and SRDs released for all of the three global systems covered by this WBS element.

### A2.  Significant Issues/Actions

No significant issues this month.

### A3.  Variance Analysis (Cumulative To-date) ($k)

Variances are Within Thresholds.  No Variance Analysis Required.

# III.  Detail Line Item Subproject Status

## WBS 1.9.1 Integration

### Technical Progress/Accomplishments

## (This WBS element covers the management costs for WBS 1.9, including the salaries of the Senior Team Leader and Lead Engineer.)

A very successful cabling workshop was held at LANL to review Conventional Facilities (CF) 75% review package drawings, finalize plans for conducting cabling work, and resolve many outstanding issues. An improved design for cable trays in the Klystron building was developed at the workshop. A draft report has been issued for comment.

Numerous detailed cable listings were received and used to generate new cost estimates for both CF and Accelerator cable trays. This cost data will be used to support installation planning.

Data entry and cleanup of discrepancies in the new MPM system was nearly completed. In April, schedule status data will be examined in detail to confirm proper BCWP calculations in MPM.

The CF controls impact on CF system design changes recommended to reduce cost was evaluated. A more accurate method of estimating cost has resulted from this and revised costs should be available soon.

A draft interface control document defining CF controls interfaces to mechanical and power equipment was generated.

Significant progress was made on the software development environment infrastructure (tag naming conventions, logical connections between PLCs and IOCs, etc.).

Completed the procurement process for both 7-slot and 21-slot VME crates.  The next step will be to evaluate first-article units when they become available (in a June timeframe).

The cabling Systems Requirements Document (SRD) was signed. This completes all technical baseline documents for controls.

A decision to continue with the present Control Logix/EPICS architecture was reached.

A restart workshop was held to plan for starting Title II design and software development activities. All activities were stopped while the architecture was being reviewed. The present Title I cost estimate was reviewed and found to be adequate, agreement was reached on the methodology for developing new deliverable dates and, decisions concerning many design details were made. New schedule dates will be developed in March.

Cable counts for all cabling in the Front End, Linac Tunnel and Klystron Building (FELK), the Ring tunnels, and the Ring Service buildings were completed and appropriate data delivered to the AE/CM. Agreement on a division of work between the AE/CM and SNS for design and installation of cable tray in these buildings was reached. A mini-workshop on cabling is planned for March 20, 2001 at LANL. Arrangements for who will provide cable tray design in areas where the AE is not providing it will be a major topic at the workshop.

Data entry and cleanup of discrepancies in the new MPM system continued and was intensified in order to bring the system into operation for controls more quickly.

Preparations for an “Ed Temple” cost and schedule review of the controls subproject were completed. The review was postponed but preparations were valuable in showing the team where we are and in highlighting some issues that need attention.

### Significant Issues/Actions

### No significant issues this month

### Variance Analysis (Cumulative To-date) ($k)

## Variances are Within Thresholds.  No Variance Analysis Required.

## B. WBS 1.9.2 Global Control System Subsystems

### Technical Progress/Accomplishments

WBS 1.9.2.1 (Network)

The control system network architecture has been revised to provide network switches out on the service building floor.  This will greatly reduce the amount of cabling required and should improve noise immunity (due to extended use of fiber optics). This newly proposed network architecture was presented to ASAC in February, and strongly endorsed.

A Controls System Network Switch proto-type (CISCO 6509 Core Router, CISCO 3508 Gigabit Concentrator, and CISCO 3548 10/100 VLAN) was installed in the controls area at ORNL. This hardware is on loan to us from CISCO for 60-days, and is being set up to correspond to the SNS global controls network design. This switch (pictured below) is now operational. It will ultimately become the core switch for the control system network.

WBS 1.9.2.2 (Global Timing)

Beam synchronous decoder (V124S):

The prototype PCB has been assembled at Brookhaven. Testing is well along and all major functions have been tested and are working. Some minor PCB changes are required, but overall, the module is working. The front panel remains to be fabricated. Refinement to the gate array functionality continues. A second prototype is under construction. Some minor clarifications to the V124s module description has been written in preparation to the software driver work beginning. We do not plan to release this design until after the design review this summer. This task is on schedule.

Beam synchronous encoder (V123S):

A prototype eventlink master remains set up in the SNS controls lab for driver development. Register functions have been tested under VxWorks. Its EPICS driver is under development and it will be tested against V124s – (SNS event decoder prototype module) in April. EPICS drivers for both modules will be released in May. Assembly of additional prototype V123s modules is underway.

RTDL Encoder (V106):

The parts list for the RTDL encoder referenced BNL part numbers. This month the parts list was updated to reference manufacturers part numbers and the parts list was sent out to a distributor to get a quote on kitting the parts. Once the quote is in, we will have a better idea of the delivery schedule for the components.

Using RHIC spares, we are setting up an RTDL system at BNL for software development.

SNS beam synchronous encoder prototype module

SNS Timing/Event System Test Stand

WBS 1.9.2.3 (Machine Protection)

Design for the Logic in the Altera 10K70 chip for the MPS system is underway.

WBS 1.9.2.5 (Global Software)

- An audit of “Channel access v3.14 was completed to verify data object is thread safe.

- EDM object completed to share connections to Process Variables in channel access.  (EDM is the display editor/manager tool selected for use on SNS.)

- The Archiver was modified to ignore future time stamps that come from Labview on initialization.  The archiver web browser now allows user to export Matlab format files.

- A good start was made on a technical database model for SNS systems. Work has started on the lattice, magnets, power supply and cryogenic systems. Eventually, information related to all control system signals will be in this database, and the database will be used to generate the distributed EPICS configuration databases, from which the control system will operate.  This is a very large undertaking, and help from the project office is recognized and appreciated.

- The new EPICS “Data Object” is complete and tested. Performance tests show that using this data object in C++ will require less than 1 usec per channel to copy into buffers for clients that do not request conversions. This new Data Object is the basis for the new portable server, which will become the only EPICS channel hccess server. This will allow us a platform to support many of the event and composite data needs that we are not able to provide in the current channel access server, and is the basis for most of the future enhancements required for SNS.

### Significant Issues/Actions

###### No significant issues this month

### Variance Analysis (Cumulative To-date) ($k)

BCWS		BCWP	ACWP	SV	 	 %	CV		  %

$1698.3K	$1333.2K	$1342.1K	($364.9K) 	(21%)	($8.9K)	(1%)

- Problem Statement:

This variance is due the FY00 variance described in Section I and not receiving costs for equipment orders placed in November. Essentially, FY01 work is proceeding nearly as planned except for equipment procurement.

- Potential Project Impact:

No project impact is expected. FY01 work is planned such that the work not completed in FY00 will be caught up by the end of FY01.

- Corrective Actions:

No corrective action is needed. The FY00 variance will be corrected as stated in Section I. Equipment orders will be placed soon.

## C. WBS 1.9.3 Front End Control System

### Technical Progress/Accomplishments

Executive Summary:

Support of daily operation of Source/LEBT continues. Title II for MEBT power supplies completed.  Progress continues to migrate EPICS software to standard Applications Development Environment (ADE).  Orders are complete for all Vacuum/Utility interface hardware. A review of Front End controls architecture and of EMI/RFI issues was held.

Progress continues in migrating Front End EPICS software to the SNS standard Applications Environment. All Vacuum interface equipment is on hand; significant progress was made on RFQ vacuum. All MEBT interface hardware except Rebuncher RF is on order--most on hand). The BNL controls team participated in the collaborative definition of specifications for the replacement Display Manager ("EDM").

A test was conducted in which the front end control system was viewed “live” from Oak Ridge, using the EPICS PV Gateway.

1.9.3.1: Front End Controls Integration/Management.

Effort continues to complete loading of code repository at SNS/ORNL; both Front End specific applications and LBL-enhanced versions of EPICS tools are being addressed. FE work is now done entirely from the new repository. As experience is gained, the ADE template is refined. GDCT is now available on both Linux and Solaris.

Mike Thuot (LANL) and Ernie Williams (SNS/ORNL) reviewed the overall architecture of the Front End controls, and also reviewed the shielding and grounding of the existing Source/LEBT.

The BNL Controls team Collaborated on the work to define specifications for EDM, the replacement display manager to DM2K.

1.9.3.2: FE Controls Ion Source/LEBT.

Based on the review by Thuot/Williams, all problems caused by sparking and corona during operation have been mitigated. Additional work will be done to protect against even rarer events.

Support of daily operation or Source/LEBT continues.

Packaging of the controls interface to the DTI -65kV power supply began.

1.9.3.4 FE RFQ

(No activity.)

1.9.3.5 FE MEBT

Orders for Group-3 CNA modules are about 75% complete.  Production of packaging hardware is well underway.  Interface to Rebuncher RF amplifiers being designed.

1.9.3.6 FE Controls Vacuum/Utility

- Production of modular packaging hardware is well underway.

- MEBT Flex-I/O orders were received, which completes all interface hardware requirements.

- PLC programming for RFQ vacuum is in progress.

Minor rework on LEBT vacuum was done to accommodate roughing pump (eliminating need to rough through Turbos; rough cycle reduced from 30 mins to 3.)

- PLC programming for RFQ vacuum is in progress.

### Variance Analysis (Cumulative To-date) ($k)

Variances are Within Thresholds.  No Variance Analysis Required.

## D. WBS 1.9.4 Linac Control System

### Technical Progress/Accomplishments

Personnel:

- Chris Tremel has been added to the LANL controls team as a Post graduate student.

- Chris Allen has completed all of his interviews and should be on board next month.

- Peregrine McGehee will transfer into the SNS division and work with us 75% for the remainder of the year.

Technical:

- Attended the Diagnostic preliminary design review for the BPMs.

- Supported Final Design Reviews for the DTL and CCL vacuum systems, and the DTL and CCL high power transmitters.

- Attended the Final Design Review for Beam Position Monitors. The control involvement in the low level to provide a server for time-stamped data is also done. Further involvement in diagnostics is not yet defined. High level requirements are not yet complete.

- Made necessary changes to Labview gateway to support windows 2K for diagnostics

- Supported review of the Jefferson Lab vacuum electronics for use on the rest of SNS

- Local/Remote requirements for all PLC based systems was resolved.

- Data submitted to support planned PCRs for “Orphan” signals and the cold linac vacuum control system.

- Hardware test stand for the LLRF board development is operational

- Hardware test stand for the hot model vacuum and cooling is operational

- A strip chart and new channel access method have been added to EDM. The new channel access method minimizes the number of connections made to the IOC from the user interface.

### Significant Issues/Actions

Offers have been extended for  internal, external and contractor hires.  Personnel issues should be resolved by the first of the New Year.

### Variance Analysis (Cumulative To-date) ($k)

BCWS		BCWP	ACWP	SV	 	 %	CV		  %

$2,027.4K	$1,084.3K	$1,256.8K	($943.1K) 	(47%)	($172.4K)	(12%)

- Problem Statement:

This variance is due the FY00 variance described in Section I. FY01 work is beginning to fall behind due to not procuring equipment as planned and not obtaining personnel as planned.

- Potential Project Impact:

No project impact is expected. FY01 work is planned such that work not completed in FY00 will be caught up by the end of FY01.

- Corrective Actions:

The FY00 variance will be corrected as stated in Section I. Equipment will be ordered in the near future and efforts to obtain personnel are continuing.

## E. WBS 1.9.5 Ring Control System

### Technical Progress/Accomplishments

WBS 1.9.5.1 -Ring Controls Integration

Dave Gurd and Bill Devan from ORNL were at BNL this month for 2.5 days. There was a review of the project status for power supplies, Vacuum, RF, Timing, Diagnostics, Database, Naming conventions and application software.

We have set up equipment in the lab to test timing boards.  We have received assistance from CA personnel to demonstrate that the new timing board is operational before developing Epics driver software.  We are using some CA hardware to build a system that will enable testing the hardware. The development of timing driver software has started.

Documentation for the SNS/BNL naming convention and database entry is being written. We are continuing to update the Naming and optical database.

BNL has been working with ORNL on the setup of the ADE and new server at ORNL.

BNL is working with ORNL on the setup of the ADE and new server at ORNL. Ernest Williams will come to BNL in April to assist in making the development environment at BNL the same as ORNL. In addition he will help in the transition from the Sun environment to Linux and with the installation of new software such as EDM.

BNL plans to order an extra server on the cluster that will be used for Linux software testing. This is a very low cost approach, is extendable and requires very little resources, (disk space, backup services etc.) because it bootstraps on the present cluster work.

WBS 1.9.5.2 - Power Supplies

PSI/PSC:

In February, BNL  received a prototype of the PSC and PSI boards for testing.  a problem with the fiber optic receiver logic was detected, and subsequently corrected by the manufacturer (Apogee). EPICS drivers are being written and hardware checked out. Some stability testing on the DAC and ADC, and some accuracy testing of the DAC has been done. Test results are shown below. Drift with time and temperature is low and DAC accuracy is very good. The ADC accuracy is yet to be measured. We installed a GPIB interface to a multimeter and provided a labview interface to accurately measure input and output voltages. The tests are done using the serial interface port to the PSC. This port can be used to do power supply testing where EPICS support is not available.

Ethernet Digitizer & Function Generator:

We have been contacted by KEK and they indicated that by contract they are no able to provide us with the source code for the Yokogawa instruments we anticipated using for the injection power supplies. BNL and KEK will both try to contact the factory to see if some arrangement can be made so we can obtain the source. If unsuccessful we will work with the power supply group to choose alternate instrumentation.  This is not expected to be a problem except we will likely have to give up on the Ethernet interface.

Software Development:

There was a meeting in February with Dave Gurd and Bill Devan from ORNL to review the developments in the power supply and other areas. The EPICS driver is under development and approximately 50 percent complete. There are some hardware issues but it is expected the impact on the software will be small so software development is proceeding. EPICS driver development extensively tests the VME interface.

WBS 1.9.5.3 – Diagnostics

In February we were able to implement the controls for the LeCroy scope from a PC using Labview and portable channel access server software.  Next month we will add software to run a motor controller on the same PC using Labview.

Meetings with the diagnostics team have resulted in a plan to jointly develop ICDs, with the BLM ICD serving as a prototype.

The BNL Controls Team is providing assistance to the diagnostics group in the setup of development PCs and software.  A system for the wire scanner, which includes the PC, NT, Labview, motor controller hardware and software, has been set up and is now ready for diagnostic development.

WBS 1.9.5.4 – Vacuum

The Preliminary Ring Vacuum ICD, “Spallation Neutron Source Interface Control Document 1.5.5 Ring Vacuum System and 1.9.5 Ring Controls” has been completed and waiting for group leaders’ signatures.  ( http://www.sns.bnl.gov/vacuum)

Fig 5. Preliminary SNS Ring Vacuum ICD

There was a vacuum meeting at JLAB in February. The purpose was to review the hardware used at JLAB and determine if it was suitable for the whole SNS.

The Vacuum controls lab at BNL was upgraded by adding some real vacuum components. This will help in the development of controls in a few months. Serious work will wait until the controller interfaces have been defined and some test controllers have been purchased.

SNS Ring Vacuum Test Stand in Progress

WBS 1.9.5.5 - Application Software.

# UAL 2.0: Online SNS Simulation Facility:

A demo of the SNS Ring Application Manager with MEDM-based Power Supply Applications was implemented.   This demo is designed after the NSLS Application Manager and Windows Explorer and aims to consolidate and organize heterogeneous engineering and commissioning applications (e.g. MEDM screens, Java packages, scripts, etc).

Installed and tested the JCA (Java interface to Channel Access) package on the sun1.sns.bnl.gov server. In addition, the small demo has been implemented to test the JCA package with Swing Components in the multithreaded environment. The demo is designed to access data from the Power Supply Simulator IOC.

BNL worked with the ORNL Accelerator Physics team studying effects of impedance and collective instabilities on the SNS Ring performance.  During the visit a plan was defined to integrate relevant algorithms in the UAL environment.

# UAL 1.0: Off-line Simulation Environment:

The Web documentation for the ORBIT module of UAL 1.0 environment has been prepared. This documentation includes the description of Perl API and C++ classes for parallel and non-parallel versions of the ORBIT module. The new WEB-server Apache/1.3.14 was installed on the Sun-Solaris system to allow testing new online UAL documentation. Apache/1.3.14 allows easiest control than the existing WEB-server.  A DOC++, version 3.2, documentation system for C/C++ and Java applications, has been installed onto Sun-Solaris system and Linux cluster. This system enables us to generate WEB documentation on the base of comments into a source code of applications.

Support and consultations were provided to the AP-group (Alexei Fedotov) during the initial period of work with the parallel version of UAL 1.0 on the Linux cluster. A part of the supporting documentation was revised.

The tune diagnostics package has been implemented in the UAL 1.0 environment. The package aims to facilitate the selection of the SNS Ring working point

Worked with French colleagues planning to evaluate the UAL 1.0 simulation environment for the CONCERT (Combined Neutron Center for European Research and Technology) project.  During this visit we have identified common tasks and approach for installing the UAL 1.0 environment on their computer system before the UAL 1.0 public release.

# SNS Ring Application Toolkit.

N. Malitsky gave a talk on “SNS Ring Application Software Development” for ORNL SNS scientists.

BNL worked with the ORNL Database team on the Optics Database schema. During this visit we achieved agreement on tables for describing sequences of accelerator devices. A small proof-of-principle experiment was planned and will be implemented at ORNL and BNL over the next few weeks

The Java-based Python (“Jython”) was installed and tested.(Jython: http://www.jython.org ). Jython is freely available for both commercial and non-commercial use and is distributed with source code. Jython is complementary Java and is especially suited for the following tasks: embedded scripting and rapid application development. Java programmers can add the Jython libraries to their system to allow end users to write “middle-of-the-night” scripts.

MatLab and EPICS Interface Evaluation – SNS Injection Orbit Bump Optimization.

A demo program has been setup to evaluate the capability of EPICS tools integrating with a commercial tool as an alternative method for SNS control application, such as SNS Injection Orbit Bump Optimization.

Using EPICS and Matlab tools for SNS Injection Orbit Bump Optimization Problem

Using Existing EPICS Display Manager Tool for GUI

WBS 1.9.5.6 - RF

There was a review in February of the planned architecture for the High Level RF with the controls group, Dave Gurd, and Alex Zaltsman.

Variance Analysis (Cumulative To-date) ($k)

BCWS		BCWP	ACWP	SV	 	 %	CV		  %

$2664.8K	$1942.0K	$1942.0K	($723.0K) 	(27%)	($0K)		(0%)

### Significant Issues/Actions

Hiring freeze at BNL is making assignment of personnel to this work difficult.

### Variance Analysis (Cumulative To-date) ($k)

- Problem Statement:

Variances are due to the FY00 variance described in Section I and not assigning personnel to this work.

- Potential Project Impact:

If allowed to continue, this personnel unavailability could have an adverse schedule effect. However, at this point, there is no project impact.

- Corrective Actions:

BNL has put a hiring freeze in effect. Efforts to hire people through ORNL and to get personnel from RHIC are underway.

## F. WBS 1.9.6 Target Control System

### Technical Progress/Accomplishments

# We have been preparing P&IDs and cabinet location drawings for the Ring Injection Dump in preparation for the 60% design review of utilities and controls in March. We have also worked on the specification for the Target shutter drive hydraulic system and how it will interface to the Target control system. We have not yet resolved whether the hydraulic drive vendor will provide a skid mounted control system or only the instruments and valves that will controlled by the SNS Integrated Control System (ICS). The decision will be determined by examining the capabilities of the vendors to provide the shutter drive controls. We have also been revising the instrument tabulation for the shutter drive system.

# A contract for Target Systems cabinet fabrication and software development was received in March and is being evaluated. We are continuing preparation of wiring drawing for the PLC cabinets for the Target utilities as well as detailed P&Ids for the Target utilities.

Significant Issues/Actions

Most of the effort this month was in preparation for the 60% design review for the Ring Injection Dump utilities and controls.

### Variance Analysis (Cumulative To-date) ($k)

Variances are within thresholds.  No variance analysis required.

## G. WBS 1.9.7 Instruments Control System Interface

This WBS element no longer exists.

H. WBS 1.9.8 Conventional Systems Control System Interface

### Technical Progress/Accomplishments

A decision to continue with the present Control Logix/EPICS architecture was reached.

A restart workshop was held to plan for starting Title II design and software development activities. All activities were stopped while the architecture was being reviewed. The present Title I cost estimate was reviewed and found to be adequate, agreement was reached on the methodology for developing new deliverable dates and, decisions concerning many design details were made. New schedule dates will be developed in March.

Participated in the Conventional Facilities design reviews at San Francisco to ensure that control system requirements are met.  Prepared and submitted an integrated communications "backbone" cable plan to the AE.  This will enable the AE to (a) size communications duct banks and (b) design the cable plant required.

### Significant Issues/Actions

No significant issues or problems this month.

### Variance Analysis (Cumulative To-date) ($k)

Variances are Within Thresholds.  No Variance Analysis Required.

## I. WBS 1.9.9. Personnel Safety Systems

### Technical Progress/Accomplishments

A preliminary design has been developed for the target PPS. Design features include:

- “Chipmunk” radiation detectors will be used around the target monolith and the RTBT inside the building to detect abnormal radiation levels from beam operation. These detectors will be interlocked with the front end to shut off the beam if high radiation levels are detected.

- Radiation detectors will be located in the basement, the galleries adjacent to the hot cell and in the high bay to detect radiation from activated materials. If abnormal radiation levels are detected, a local alarm is activated to alert personnel to evacuate the area.

- Radiation levels from the Chipmunks and the radiation detectors will be sent to EPICS for display and archiving.

- The personnel doors to the basement utility vault will be interlocked to the beam via the PPS. The access to the vault will be controlled by the PPS. The vault must be cleared of personnel before beam can be sent to the target.

- The personnel entry doors to the transfer cell will be controlled by the PPS. These doors will be interlocked with the shield doors that isolate the transfer cell from the process cell and with radiation detectors located inside the transfer cell. The personnel doors cannot be opened unless the shield doors are closed and the radiation levels inside the transfer cell are acceptable.

Two vendors have responded to our inquiries for the production of new Chipmunk IV radiation detectors for SNS. We plan to proceed with a procurement for turn-key units. The vendor would be responsible for the following activities:

- Entry of existing schematics into a suitable CAD system

- Redesign of selected components

- Fabrication of two first article units for evaluation

- Testing of the completed units

SNS and FermiLab would collaborate on a design review of the vendor s drawings prior to fabrication of the first article units. The first article units will be tested at FermiLab. After successful completion of the first article effort, we would proceed with a procurement for production units.

Sverdrup-Tullahoma (SvT) was supplied with preliminary information for the PPS equipment required for the LINAC segment (this equipment is required to support commissioning of the DTL). They are developing a budgetary estimate based on this information and plan to complete the estimate in early March.

A plan has been developed to generate the information needed to support a title I design review of the Oxygen Deficiency Hazard (ODH) system for the LINAC tunnel. The following information is required:

- Hazard analysis for transient and steady state releases

- Calculation that demonstrate the ventilation capacity of the He vent system for the LINAC tunnel (the capacity must meet or exceed the requirement from the hazard analysis)

- A division document that states the safety functions and reliability level for the ODH system

- A description of the ASD policy and procedures for ODH

- A preliminary design, cost estimate and schedule

It has been suggested that the proposed NESHAPS stack monitoring system may not be required for initial commissioning of the accelerator systems. A meeting was held to develop a plan to determine stack emissions during commissioning. We can use this data to determine when a stack monitoring system would be required. The following plan has been developed:

- The beam losses for each commissioning phase will be documented

- This data will be used to predict air and dust activation

- Air and dust activation levels will be used to predict emission and dose levels

Several vendors have provided informal estimates on providing the PPS PLC equipment for the LINAC segment (the first segment to be installed). The estimates are in line with the CEDB. We plan to proceed to develop a statement of work for the design, fabrication and testing for PLC equipment for the LINAC segment. The vendor would perform the design for the entire LINAC segment but would initially on fabricate the equipment required for phase I (see item 2).

Detail design has begun on the PPS equipment required for phase I. Phase I will provide access control for the LINAC tunnel from the front end to the temporary shield wall located at the beginning of the SRF section of the tunnel. A temporary gate will be installed downstream from the shield wall to control access to the operational section of the LINAC tunnel. The PPS will be operated from the front end control room. PPS interfaces will be provided for the power supplies and RF systems associated with the warm LINAC.

A subcontract technician has been brought on board to assist the PPS staff. He will be responsible for fabricating the PPS PLC development system, setting up the PPS section of the new control lab located at 701 Scarboro and assisting in the development of prototype PPS hardware. A new door will be installed in the lab (to connect the lab to the software development area). This door will be set up with PPS devices similar to those planned for the PPS entrance doors to demonstrate PPS design features.

A preliminary design has been developed for the PPS PLC development system. The PLC equipment has been ordered and received.

A proposed design has been developed for the PPS controls of the primary shutters in the target building. A series of key locks will be provided in the Target basement control room. The locks will enable the operator to close and secure the shutter in the closed position. This feature would be used for example when neutron beam line shielding required maintenance.

### Significant Issues/Actions

No significant issues this month

### Variance Analysis (Cumulative To-date) ($k)

BCWS		BCWP	ACWP	SV	 	 %	CV		  %

$475.3K	$253.2K	$253.0K	($122.1K) 	(47%)	($0.2K)	(0%)

- Problem Statement:

This variance is primarily due the FY00 variance described in Section I. Although FY01 work is proceeding nearly as planned, it is beginning to fall behind schedule due to CF design information arriving late.

- Potential Project Impact:

No project impact is expected. FY01 work is planned such that work not completed in FY00 will be caught up by the end of FY01.

- Corrective Actions:

No corrective action is needed. The FY00 variance will be corrected as stated in Section I.

##### WBS 1.9.10  Cryogenics Controls

### Technical Progress/Accomplishments

WBS 1.9.10

The cryo control development system hardware has been received and connected to the development network.  The EPICS drivers for the Highland Technology Silicon Diode module and the LVDT module were updated to meet SNS requirements.  Testing of the EPICS driver software was started.

A development database with PLC and IOC tags was created to allow testing of communication between the PLC and EPICS.  Hardware was installed to provide a test platform for the EPICS PID control loops that use PLC inputs and outputs.  A motor operated valve actuator (on loan from JLab) was connected to the system to allow more realistic testing of valve operations and position read back from the LVDT.

A preliminary layout of the PLC inputs and outputs for control of the warm compressor and gas management system was completed.  The design of the layout of the warm compressor control racks was started.

A cost estimate for the connection of the “orphan” signals to the control system was produced.  These signals involve various parameters associated with the superconducting cryomodules.  Most are associated with the RF systems.  When the responsibility for the various subsystems was distributed to the partner laboratories, there was not a clear understanding of the boundaries of the work.  Thus the orphan signals were not included in the cost estimates for any of the subsystems.  The responsibility for each signal has now been defined.  The cost estimate for this work will be incorporated in a PCR prior to the end of March.

A preliminary layout of the PLC inputs and outputs for control of the warm compressor and gas management system was completed.

A fully-prototypical and functioning PID control loop has been implemented in the Cryo Control Development System.  The PID loop is used to control the temperature of a heater.  The system includes an EPICS operator interface screen (Created in EDM, the SNS standard screen editor), an EPICS IOC with a MVME 2100 power PC,  an Allen-Bradley ControlLogix PLC, an Allen-Bradley PanelView Local operator interface terminal, and a Remote/Local switch panel.   The heater and temperature sensor are connected to PLC inputs and outputs.  The PLC and EPICS IOC communicate via the SNS Standard EtherIP communication driver.  The EPICS cpid record is used for the PID loop.  The PID loop runs in the IOC and controls the heater when the Remote/Local switch is in the “Remote” mode.  The PID setpoint and tuning parameters may be adjusted using the EPICS operator interface screen.  When the switch is in the “Local” mode, the user may use the PanelView terminal to set the PLC output to the heater to any desired value (0 to 100% output).   This is a significant achievement for the Integrated Control System Development.  It is the first end-to-end implementation of a control loop utilizing the standard ICS hardware, software, and operator interface screens.

EPICS Operator Interface Screen

PanelView Operator Interface Screen and Remote/Local Switch Panel

PLC Development System

The Central Helium Liquefier and Cryomodule Control System Functional System Design was issued for review and comment.   This documents describes the implementation of the control system and the interface it provides to operations for control and monitoring of the cryo system.

### Significant Issues/Actions

No significant issues this month

### Variance Analysis (Cumulative To-date) ($k)

Variances are Within Thresholds.  No Variance Analysis Required.

IV.  Earned Value Reports and Charts