REPORT TITLE: Beaufort Sea Region Petroleum Development Scenarios for the State - Federal and Federal Outer Continental Shelf.  Final Report.

STUDY TITLE: Beaufort Sea, Petroleum Development Scenarios for State-Federal Outer Continental Shelf (TR-06).

CONTRACT NUMBER(S): BLM: CT6-61; MMS: 14-12-0001-29002

SPONSORING OCS REGION: Alaska.

APPLICABLE PLANNING AREA(S): Beaufort Sea.

FISCAL YEAR(S) OF PROJECT FUNDING: 1978.

COMPLETION DATE OF REPORT: April 1978.

COST(S): FY 1978: $123,636; CUMULATIVE PROJECT COST: $123,636.

PROJECT MANAGER(S): W. Pyle.

AFFILIATION: Dames & Moore.

ADDRESS: 576 Silverado Way, Suite P, Anchorage, Alaska  99518.

PRINCIPAL INVESTIGATOR(S)*: W. Pyle.

KEY WORDS: Beaufort Sea; Alaska; development scenarios; lease sale; resource estimates; exploratory drilling; ice; transportation; pipeline; employment; impacts; Prudhoe Bay; Alaska Region.

ACCESS NUMBER: 29002

BACKGROUND: In order to analyze socioeconomic and environmental impacts of Beaufort Sea petroleum exploration, development, and production, it is necessary to make reasonable predictions of the nature of that development.  This report, one in a series of studies conducted through the Alaska Outer Continental Shelf (OCS) Socioeconomic Studies Program, provides petroleum development scenarios which contain a reasonable range of feasible technological, economic, and geographic options based upon available estimates of oil and gas resources of the Beaufort Sea.

OBJECTIVES: (1) To describe in detail a set of petroleum development scenarios that are the most economically and technically feasible, based upon available estimates of oil and gas resources of the Beaufort Sea.

DESCRIPTION: Petroleum development scenarios formulated in this report were for the proposed joint State-Federal lease area and subsequent Federal OCS lease sale area in the Beaufort Sea.  These areas are located within that portion of the Beaufort Sea between Barter Island (144?W Long) and Point Barrow (156?W Long) from the shoreline to about the 20-m (66-ft) isobath.  Scenarios were based on U.S. Geological Survey (USGS) resource probability levels allocated into four regions covering the Beaufort Sea OCS.  An initial set of 24 scenarios was constructed for selection purposes utilizing petroleum reservoir parameters based on U.S. averages and Prudhoe Bay experience.  These scenarios provided geologic reality and geographic specificity to the location of hypothetical oil and gas fields.  Each of these scenarios were subjected to a parametric economic analysis to establish approximate capital recovery after several combinations of parametric values for investment costs, tax status, transport costs, and market levels.  Five scenarios, selected as representative of the range of geographic locations and resource levels, were selected for detailing of scheduling, manpower, and facilities requirements.  The five scenarios which represented cumulative petroleum development, as anticipated in the Beaufort Sea and within the confines of the USGS estimates and lease sale areas, included: (1) Camden-Canning, a joint State/Federal lease sale area containing 1.3 billion barrels (Bbbl) of oil reserves; (2) Prudhoe Bay Offshore, a joint State/Federal lease sale area containing 0.8 Bbbl of oil reserves; (3) Prudhoe Bay Offshore, a joint State/Federal lease sale area containing 1.9 Bbbl of oil reserves; (4) Cape Halkett, a Federal lease sale area containing 0.8 Bbbl of oil reserves; and (5) Smith-Dease, a Federal lease sale area containing 0.4 Bbbl of oil reserves.

SIGNIFICANT CONCLUSIONS: Exploration activity within the Beaufort Sea landfast ice zone in water depths less than 20 m (66 ft) was predicted to occur primarily from artificial soil islands, barges, and, to a lesser extent, artificial ice islands.  Production was expected to be conducted primarily from artificial soil islands, reinforced with caissons or sheet piling, and to a lesser extent, from gravity structures such as monopod or cone constructed offsite and towed to the site of activity.  Based on USGS estimates, it was deemed likely that at least 1.0 Bbbl of oil and 2.5 trillion cubic feet (Tcf) of natural gas will be discovered in the central and eastern Alaskan Beaufort Sea.  The analysis projected a small likelihood (probability: <1%) that more than 3.0 Bbbl of oil and 8.0 Tcf of natural gas will be discovered in this area.  New discoveries in the Beaufort Sea will rely upon existing North Slope transport systems.  In spite of existing transport infrastructure on the North Slope, the costs of product transport product to existing transport centers necessarily affects (i.e., increases) the minimum exploitable field size necessary for economic viability.

STUDY RESULTS: Based on the results of the present study effort, exploration activity within the Beaufort Sea landfast ice zone in water depths less than 20 m (66 ft) will be primarily conducted from artificial soil islands, barges, and, to a lesser extent, artificial ice islands.  No role in exploration is anticipated for drillships other than serving as floating rigs or gravity platforms.  Exploration will represent an extension of dry land technology using dry land drilling rigs.  Production will be conducted primarily from artificial soil islands, reinforced with caissons or sheet piling, and to a lesser extent, from gravity structures such as monopod or cone constructed offsite and towed to the site of activity.

Based on USGS estimates developed for the study area, it is likely that at least 1.0 Bbbl of oil and 2.5 Tcf of natural gas will be discovered in the central and eastern Alaskan Beaufort Sea.  The analysis projected a small likelihood (probability: <1%) that more than 3.0 Bbbl of oil and 8.0 Tcf of natural gas will be discovered in this area.  The Smith-Dease scenario was deemed uneconomic with only exploration expected to occur.

New discoveries in the Beaufort Sea will rely upon existing North Slope transport systems.  The transport costs for Beaufort Sea resource production (i.e., movement of oil and natural gas to existing transport centers, assuming availability of North Slope routes) will place an increasing resource size limitation on any project's economic feasibility.  In the case of Prudhoe Bay Offshore, the practical minimum oil field size (i.e., minimum field size required for economic feasibility) was established at 400 million bbl (MMbbl).  In the eastern Beaufort Sea, located up to 90 km (54 mi) from Prudhoe Bay, 700 MMbbl to 1.0 Bbbl of oil were deemed reasonable minimum producible deposits, depending on the productivity of an average well.  In the Cape Halkett area, located approximately 150 km (90 mi) from Prudhoe Bay, 700 MMbbl to 1.0 Bbbl were deemed necessary to justify production provided that pipelines can be constructed within the projected costs.  In the western Beaufort Sea, located 200 km (120 mi) or more from Prudhoe Bay, at least 1.0 Bbbl of reserves may be necessary to justify production.  Economically producible resource discoveries sufficient to support a new trans-Alaskan oil pipeline system, in addition to 3.6 Bbbl which can be accommodated in the present system surplus, would have to total about 3.0 Bbbl.  Natural gas reserves (in addition to the 34 Tcf which can be accommodated in the proposed Alcan system) would have to total at least 10 Tcf.  These minimum levels were predicated upon small tariff premiums over those currently envisioned for the transport systems.  Western Beaufort Sea production would support a Nome oil pipeline route from the National Petroleum Reserve-Alaska (NPR-A).  However, the present analysis indicated that it was unlikely that the estimated economically feasible level of 3.0 Bbbl of oil was present in the NPR-A.  Current estimates of 1.0 Bbbl of oil within the NPR-A could be supported by fortunate levels of discovery in the western Beaufort Sea, leading to the establishment of a pipeline route to the Alyeska line.  The most likely discovery levels for the eastern Beaufort Sea are marginally producible under the projected economic costs.  Factors which favor development projections include: (1) cost effectiveness demonstrated by the industry in North Slope production well drilling; and (2) potential for reducing offshore pipeline costs relative to those incurred onshore.  Beaufort Sea discoveries cannot be projected to be stimulating to Alaskan petrochemical development because they will not alter (but would follow) patterns set by present Prudhoe Bay production.

Actual manpower requirements necessary for production of offshore petroleum reserves in the Arctic will hinge on the technology employed, especially the type of platforms used, development schedule, and field number and size.  All of these factors will interact to determine the number of platforms and the scale of production equipment that must be installed.  In scenarios described in this study, manpower requirements were modest in comparison to manpower requirements necessary for developing the Prudhoe Bay field; highest peak employment was approximately 2,750 people for the Prudhoe Bay Offshore (1.9 Bbbl) scenario; the smallest peak employment was approximately 1,326 people for the Cape Halkett (0.8 Bbbl) scenario.  It was assumed in this analysis that new offshore production would be shipped via the existing Alyeska pipeline as capacity became available.  Construction of a second Alyeska pipeline would require substantial employment, estimated at 50 to 60% of that required to build the first Alyeska pipeline.  Under the current analysis, pipeline construction was limited to the installation of connecting lines routed to Alyeska Pump Station No. 1.

Development of new offshore fields in the Prudhoe Bay area will benefit from existing infrastructure at the Prudhoe Bay field, such as airfields, construction camps and roads; however, the other fields will benefit only marginally from Prudhoe Bay facilities and duplication of this infrastructure will be required.

STUDY PRODUCT(S): Dames & Moore.  1978.  Beaufort Sea Region Petroleum Development Scenarios for the State - Federal and Federal Outer Continental Shelf.  Final Report.  A final report for the U.S. Department of the Interior, Bureau of Land Management Alaska OCS Office, Anchorage, AK.  NTIS No. PB-283236.  Social and Economic Studies Program Technical Report No. 6.  Contract No. 14-12-0001-29002.  xxiv + 387 pp. + app.

*P.I.'s affiliation may be different than that listed for Project Manager(s).