### PLAN OF STUDY:  HYDROLOGIC CHARACTERIZATION OF THE UPPER RIO HONDO BASIN, LINCOLN COUNTY, NEW MEXICO

# Introduction

The Upper Rio Hondo Basin, which is comprised of the Rio Bonito and Rio Ruidoso drainages, lies primarily within Lincoln County, in south-central New Mexico (figure 1).  During the 1990’s, the population of three incorporated areas within the Basin - Ruidoso, Ruidoso Downs, and Capitan -  increased by 67 percent, 98 percent, and 71 percent, respectively (U.S. Census Bureau, 2005).  There is concern among residents and government officials that the increase in water use associated with population growth may result in a decline of ground-water levels and a corresponding decrease in streamflow.  There also is concern that, because wastewater from individual residences typically is treated by an individual sewage disposal system (ISDS), domestic wastewater disposal may be negatively impacting water quality.  The New Mexico Environment Department (2000) has stated that septic tanks are, “…the single largest source of ground-water pollution in the State.”  Accordingly, the US Geological Survey (USGS), in cooperation with Lincoln County, New Mexico has designed a four-phase study to assess and characterize water resources in the Upper Rio Hondo Basin.

During Phase I, conducted by the U.S. Geological Survey during 2001-04, existing precipitation, streamflow, ground-water-level, and aquifer-test data were compiled and published (Donohoe, 2004).  Ground-water levels were measured during 2003 and compared with historical ground-water levels collected in the 1950s by Mourant (1963).  This Plan of Study is the product of Phase II.  Phase III will be the implementation of this plan.  Phase IV will include in-depth analysis and interpretation of historical data and data collected during Phase III of this study, and will result in a published interpretive report characterizing hydrologic conditions in the Upper Rio Hondo Basin.

Implementation of this plan of study will result in information that, when analyzed and interpreted, will provide Upper Rio Hondo Basin citizens,ondo Basin   planners, and decision makers at the

Figure 1 here.

Local, County, State, and Federal levels with an improved understanding of the hydrology of the Basin.  This improved understanding will assist decision-makers in making water-resource-related decisions that will help ensure the sustainability of water resources in the basin.

This plan of study is a working document and is subject to revision.  During Phase III, this document will be reviewed periodically and where appropriate, will be revised, to reflect knowledge gained from results of the study up to the time of review, to incorporate available advances in technology, and to adjust the focus of the study as may be necessary to optimize the results delivered to Lincoln County.

Development of this plan of study included review, evaluation, and preliminary analysis of available data, field reconnaissance and evaluation of potential data-collection sites, and preliminary selection of sites to be included in the monitoring network.  This plan calls for the following data-collection infrastructure installation and data-collection activities:

1.   Installation, operation, and maintenance of precipitation-measurement stations to supplement data collected by the National Weather Services (NWS) and its observers.

2.   Re-establishment of streamflow gaging stations near the mouths of the Rio Bonito and        the Rio Ruidoso or on the Rio Hondo at Picacho.

3.   Regular measurement of water levels in selected existing wells.

4.   Instrumentation of unused wells with continuous water-level monitoring equipment and subsequent operation and maintenance of the instrumentation.

5.   Installation of piezometers and regular measurement of water levels in these piezometers in areas of 	interest where no wells that are appropriate for water-level measurement exist.

6.   Collection of surface- and ground-water samples for laboratory analysis of concentrations of nutrients and other selected constituents.

Data-collection activities and supporting preliminary data-analysis activities related to the characterization of precipitation, ground-water, surface-water and water-quality are discussed in the following individual sections.

# Characterization of Precipitation

Precipitation data typically are used to estimate the maximum volume of water that enters a hydrologic system.  In the Upper Rio Hondo Basin, where altitudes range from about 5,000 to 10,000 feet, snowfall is a significant component of annual precipitation, especially at higher altitudes in the western part of the Basin.  At altitudes greater than about 8,000 feet, snow typically accumulates during the winter and slowly melts during several weeks in the springtime, providing streamflow and also a substantial part of the annual recharge to the ground-water system.  Three measurements of precipitation are required to adequately estimate its contribution to the Upper Hondo Basin: monthly and annual total precipitation, winter snow depth or snowpack, and the water content of the snowpack.

### Available Precipitation Data

Precipitation stations with periods of record of at least 25 years are located in Capitan, Fort Stanton, and Ruidoso by the National Weather Service (NWS) (National Oceanic and Atmospheric Administration, 2006).  These stations are at altitudes of 6,500, 6,200 and 6,900 feet, respectively.  The Capitan and Ruidoso stations currently (2006) are active; all three stations were active during 1942-66.  In addition, an active station also is located at Picacho, NM, about 7 miles downstream of the confluence of the Rio Bonito and the Rio Ruidoso; its operation began in 1980. The altitude of this station is about 5,000 feet.  These four precipitation data-collection stations are shown in figure 2 and listed in table 1.

Figure 2 here.

The National Resource Conservation Service (NRCS) operates a snow course and a SNOTEL (SNOwpack TELemetry) site on Sierra Blanca at an altitude of 10,280 feet.  Snow depth and snow water equivalent have been measured routinely on or about the first days of February, March, and April from 1986 through 2006 at the snow course; precipitation has been routinely measured hourly and compiled by month starting in October 2003.  Both data-collection activities are ongoing.  This precipitation and snow data-collection station is shown on figure 2 and listed in table 1.

| Table 1. Current (2006) NOAA and NRCS precipitation data-collection stations in |
| --- |
| and near the Upper Rio Hondo Basin. |
| [Complementary multiple sites at Ruidoso are grouped together and are shown in bold text. dd, degrees; mm, minutes] |
| Map |  | Agency | Reported | Reported | Reported | Years of |
| number | Station name | ID | Altitude | Latitude | Longitude | data |
| (figure 2) |  |  | (feet) | (dd/mm) | (dd/mm) |  |
| 1 | Capitan (NOAA) | 291440 | 6480 | 3332 | 10536 | 1931-66; |
|  |  |  |  |  |  | 1976-2006 |
| 2 | Fort Stanton (NOAA) | 293228 | 6224 | 3330 | 10531 | 1931-74 |
| 3 | Ruidoso (NOAA) | 297649 | 6930 | 3322 | 10540 | 1942-65 |
|  | Ruidoso Municipal Airport | 297649 | 6840 | 3323 | 10537 | 1965-87 |
|  | Ruidoso 2 | 297651 | 6937 | 3321 | 10540 | 1987-93 |
|  | Ruidoso Sierra Blanca Airport | No ID | 6810 | 3327 | 10531 | 1993-2006 |
| 4 | Picacho (NOAA) | 296804 | 5000 | 3321 | 10509 | 1980-2006 |
| 5 | Sierra Blanca SNOTEL site | 05R01 | 10,280 | 3325 | 10558 | 1986-2006 |
|  | (NRCS) |  |  |  |  |  |

### Activities to be Conducted by the USGS to Characterize Precipitation

Data collected at the existing precipitation stations will facilitate characterizing precipitation in the Upper Hondo Basin to an altitude of about 7,000 feet and at about 10,000 feet.  Additional

data collection, however, will be required to facilitate characterizing precipitation at altitudes of about 8,000 and 9,000 feet.  A minimum of four additional stations collecting precipitation, snow depth, and water content of the snowpack will be required to estimate the volume of water entering the hydrologic system, the areal extent of winter snowpack and the volume of water it contains, and how this water is partitioned into streamflow and into recharge to the ground-water system.

1.  The USGS will install, operate and maintain four year-round precipitation stations and adjacent snow courses.  Two stations will be at approximate altitudes of 8,000 and 9,000 feet in the Rio Ruidoso drainage and two stations will be in the Rio Bonito drainage on the south-facing slope of the Capitan Mountains, also at approximate altitudes of 8,000 and 9,000 feet.  Data collected at these stations will supplement the data currently being collected by the NWS and NRCS.

Data collected at these existing and to-be-installed precipitation stations will facilitate estimating the total monthly and annual precipitation falling in the Upper Rio Hondo Basin.  Data collected at the existing and to-be-established snow courses will facilitate characterizing the geographic extent, depth, and volume of water in the winter snowpack, and how these characteristics vary seasonally.

# Characterization of Surface-Water Conditions

The primary concern regarding surface water is the potential for streamflow and shallow ground-water depletion resulting from diversion and/or impoundment of stream water or from pumping of ground water from wells.  Areas of particular concern are in the Eagle Creek drainage and in the Rio Ruidoso and Rio Hondo drainages downstream from diversions.  Future diversions that could result from transfer of water rights and subsequent movement of their points of diversion (POD) upstream from their original PODs also are of concern.

The New Mexico Office of the State Engineer (NMOSE) has set a minimum flow for the streamflow gaging station, Rio Ruidoso at Hollywood (USGS streamflow gaging station 08387000; fig. 3 and table 2) to support the New Mexico Environment Department (NMED) High-Quality Cold-Water Aquatic Life Designated Use.  This designated use applies to the perennial reaches of the Rio Ruidoso and its tributaries, including Eagle Creek, upstream of the U.S. highway 70 bridge near Seeping Springs Lakes and to the perennial reaches of the Rio Hondo.  This Designated Use also applies to the perennial reaches of the Rio Bonito.

### Available Surface-Water Data

Historically, the USGS has operated and maintained six streamflow gaging stations in the Rio Bonito and Rio Ruidoso basins and a seventh station on the Rio Hondo at Picacho, about 7 miles downstream from the confluence of the Rio Bonito and Rio Ruidoso.  Three of these stations are currently (2006) in operation; they are shown on Figure 3 and listed in Table 2.

Two currently (2006) active streamflow gaging stations, the Rio Ruidoso at Ruidoso (08386505) and the Rio Ruidoso at Hollywood (08387000) provide information about how much water can be diverted from the Rio Ruidoso to Grindstone Lake by the village of Ruidoso while still providing for adequate streamflow in the reach downstream of the diversion to sustain the High-Quality Cold-Water Aquatic Life Designated Use.  The third currently (2006) active station, Eagle Creek below South Fork near Alto (08387600), is located just downstream of the confluence of the North Fork and the South Fork of Eagle Creek.

Two discontinued streamflow gaging stations, Rio Bonito at Hondo (08389500) and Rio Ruidoso at Hondo (0838000) were operated during 1930-55; the locations of these stations were within one mile of the mouths of these two streams, where they come together to form the Rio Hondo.  These two stations were replaced by a third station, Rio Hondo at Picacho (08390100).  This station was located about five miles downstream from the confluence of the Rio Bonito and the Rio Ruidoso; it began operation in 1956 and was discontinued in 1962.  These three streamflow gaging stations provided information about streamflow leaving the Upper Rio Hondo Basin.

Figure 3 here.

| Table 2. Current (2006) and proposed USGS streamflow gaging stations |
| --- |
| in and near the Upper Rio Hondo Basin. |
| [dd, degrees; mm, minutes; ss, seconds]. |
| Map | Station |  |  |  |  | Period of |
| Number | number | Latitude | Longitude | Altitude | Station name | record |
| (fig. 3) |  | (dd/mm/ss) | (dd/mm/ss) |  |  |  |
| Active Stations |
| 1 | 08386505 | 332115 | 1054334 | 7150 | Rio Ruidoso at Ruidoso, NM | 1998-present |
| 2 | 08387000 | 331936 | 1053740 | 6420 | Rio Ruidoso at Hollywood, NM | 1953-present |
| 3 | 08387600 | 332357 | 1054313 | 7600 | Eagle Creek below South Fork | 1969-present |
|  |  |  |  |  | near Alto, NM |  |
| Proposed Stations |
| 4 | 08389500 | 332320 | 1051632 | 5205 | Rio Bonito at Hondo, NM | 1930-55 |
| 5 | 08388000 | 332300 | 1051632 | 5181 | Rio Ruidoso at Hondo, NM | 1930-55 |
| 6 | 08390100 | 332125 | 1050927 | 4945 | Rio Hondo at Picacho, NM | 1956-62 |

Livingston Associates, a consulting firm retained by the Village of Ruidoso, has measured streamflow along with temperature, specific conductance, pH, and also has collected water samples and analyzed them for nutrient concentrations at 17 sites along the Rio Ruidoso and selected tributaries from approximately the western and southern boundaries of Lincoln County downstream to the community of Glencoe.  This information has been collected approximately monthly beginning in 2003.  The Village of Ruidoso and Livingston Associates have been contacted by the USGS and both have agreed to share these data. The data, however, have not yet been provided; the USGS will continue efforts to obtain it.  These data will be used to supplement data collected at the USGS streamflow gaging stations.

### Activities to be Conducted by the USGS to Characterize Surface-Water Conditions

1.  The USGS will re-establish streamflow gaging stations near the confluence of the Rio Bonito and Rio Ruidoso to measure streamflow leaving the Upper Rio Hondo Basin.  One of two alternatives for measurement of streamflow leaving the Upper Rio Hondo Basin will be conducted.  The first and preferable alternative is to measure the amount of surface water that leaves via the Rio Bonito at Hondo and via the Rio Ruidoso individually.  In this alternative, the USGS will re-establish streamflow gaging stations, Rio Bonito at Hondo (08389500) and Rio Ruidoso at Hondo (08388000) at or near their previous locations just upstream of their confluence (fig. 3; table 2).  Continuous streamflow data will be collected at these stations and combined with data previously collected at these stations during 1930-55.

The second alternative is to measure the combined streamflow of the Rio Bonito and Rio Ruidoso, plus any streamflow gain to or loss from the Rio Hondo in the approximately five miles downstream of the Rio Bonito – Rio Ruidoso confluence.  In this alternative, the USGS will re-establish the streamflow gaging station, Rio Hondo at Picacho (08390100); continuous streamflow data will be collected at this station and combined with data collected during 1956-62.

Re-establishing streamflow gaging stations on both the Rio Bonito at Hondo and the Rio Ruidoso at Hondo is the preferred alternative because: (1) the proximity of these sites to their confluence which marks the downstream terminus of the Upper Rio Hondo Basin will provide for a more accurate estimate of streamflow leaving the basin; (2) the longer historical record at these stations than at the Rio Hondo at Picacho station facilitates a longer-term analysis of streamflow leaving the Upper Rio Hondo Basin, and (3) stations near the confluence of both of these streams will facilitate examining streamflow conditions in each of the basins individually as well as collectively.

2. The USGS will conduct streamflow gain/loss studies (seepage surveys) to determine reaches of Rio Ruidoso that gain streamflow from shallow ground water and reaches that lose streamflow to shallow ground water.  The USGS will first conduct an analysis of the Rio Ruidoso streamflow data collected by Livingston Associates to determine if gaining and losing reaches of the Rio Ruidoso can be identified using these data.  If these data provide adequate information, they will be used to determine reaches of the Rio Ruidoso that gain water from shallow ground-water, reaches that lose water to shallow ground-water, how these gains and losses vary seasonally, and how these gains and losses vary with the level of streamflow in the Rio Ruidoso.

In addition to the analysis of the Livingston Associates data, the USGS will conduct streamflow gain/loss studies in October or November of two successive years to determine gaining and losing reaches of the Rio Ruidoso.  These studies will provide for an independent evaluation of conditions at or near base flow.  Sites will be selected from those used by Livingston Associates and will be supplemented where necessary.

The USGS will conduct similar studies on the Rio Bonito and on Eagle Creek.  If streamflow is intermittent in these streams, the USGS will measure the streamflow in the flowing reaches and also identify the non-flowing reaches.

# Characterization of Ground-Water Conditions

The western part of the Upper Rio Hondo Basin includes the eastern slopes of the Sacramento Mountains and is geologically and hydrologically complex.  In addition to surface and near surface unconsolidated deposits, 10 different consolidated geologic units have been reported to be used for water supply in the Basin.  Geologic faults often juxtapose geologic units and, in some cases, may increase inter-unit ground-water movement, and in other cases may impede inter-unit ground-water movement.  Fractures associated with the faults can be filled with less permeable material or, in carbonates such as limestone, are often enlarged by solution along fractures.

Ground water is the source of most water used in the Upper Rio Hondo Basin.  Several commonly-expressed concerns and questions regarding ground water that this plan of study addresses include:

1.  Is the ground-water resource adequate to supply water allocated under existing water rights as permitted by the New Mexico Office of the State Engineer?

2.  What are the effects of these permitted withdrawals on surface-water flow and ground-water availability downstream and downgradient of the withdrawals?

3.  How would transfer of water rights and associated points of diversion to locations upstream and upgradient of the originally-permitted points of diversion impact downstream/downgradient water availability?

4.  What is the impact of withdrawal of water from the large number of un-permitted domestic wells?

5.  Donohoe (2004) measured water levels in 31 wells in 2003 that were also measured in the 1950’s by Mourant (1963).  Water levels in 19 of these wells were higher in 2003 than in the 1950’s and early 1960’s.  Can these higher water levels be explained by seasonal water-level fluctuations, by multi-year variations in precipitation and subsequent recharge preceding the measurements, or by another as-yet unidentified variable?

### Available Ground-Water Data

The USGS has measured water levels more than once and as many as 117 times in each of 129 wells in the Upper Rio Hondo Basin.  Water levels were measured first in 1947 and periods of water-level record for these wells range from less than one year to 57 years.  These data are contained in the USGS National Water Information Service (NWIS) data base and will provide for an assessment of water-level responses to annual precipitation variability and to seasonal water-use variability.

Sandia National Laboratory (SNL) is establishing a network of about 20 wells in which it will be regularly measuring ground-water levels.  This network is primarily between the Rio Ruidoso and Little Creek (fig.4).  SNL is planning to equip about seven of these wells with transducers and data loggers to collect continuous water-level data. Presently, two wells are instrumented; the remaining wells are scheduled to be instrumented during approximately the next six months.

### Activities to be Conducted by the USGS to Characterize Ground-Water Conditions

1.  The USGS will operate a monitoring-well network of approximately 50 wells selected from the 129 wells in the NWIS data base.  Approximately one-half of these 50 wells will be measured monthly; the remaining 25 wells will be measured three times per year.  Criteria considered in well selection included:  1) geologic formation in which the well was reported to be completed, 2) depth of the well, and 3) primary use of water from the well.  A preliminary selection of the 50 existing wells to be included in the monitoring-well network has been conducted; these wells are shown in figure 4 and listed in table 3.

Wells that were identified as being completed in unconsolidated deposits were excluded because water levels in these wells typically respond rapidly and significantly to seasonal fluctuations in precipitation and to melting of the winter snow pack.  Similarly, wells for which the geologic unit of completion was not identified and that were completed at depths of less than 100 feet below land surface were excluded to decrease the probability that the selected wells were completed in unconsolidated material.  Wells completed in 10 geologic units are included in the list of selected wells.

Wells that were identified as unused or as used for stock watering were preferred because of no withdrawals from the unused wells and the relatively infrequent and small amounts of water typically withdrawn from stock wells.  Conversely, wells identified as used for public supply or

Figure 4 here.

| Table 3. Water-level monitoring wells in the Upper Rio Hondo Basin. |
| --- |
| [Geologic unit: Ti, igneous rocks; KMV, Mesa Verde Formation; Km, Mancos Shale; Kd, Dakota Sandstone; Trc, Chinle Formation; Trs, Santa Rosa Sandstone; Pa, Artesia Formation; Psa, |
| San Andres Limestone; Pg, Glorieta Sandstone; Py, Yeso Formation; --, Not specified. |
| Primary use of water: H, Domestic; I, Irrigation; P, Public Supply; |
| R, Recreation; S, Stock Watering; U, Unused; --, Not specified.] |
|  |  |  |  |  |  | Number |
| Map |  |  | Primary | Depth of | Period | of |
| number | Local well | Geologic | use of | well | of | measure- |
| (fig. 4) | number | unit | water | (feet) | record | ments |
| Wells in USGS Network |
| 1 | 08S.14E.19.41121 | Km | S | 120 | 1956-2003 | 8 |
| 2 | 08S.14E.27.413324 | -- | S | 126 | 1956-94 | 5 |
| 3 | 08S.14E.36.423443 | -- | S | 179 | 1979-2003 | 5 |
| 4 | 08S.15E.33.321122 | -- | S | 360 | 1957-88 | 4 |
| 5 | 09S.13E.21.31214 | Km/Kmv | H | 125 | 1956-2003 | 8 |
| 6 | 09S.13E.25.23111 | -- | U | 100 | 1956-2003 | 12 |
| 7 | 09S.14E.10.13221 | Km | P | 320 | 1955-2005 | 117 |
| 8 | 09S.14E.10.14142 | -- | U | 350 | 1979-94 | 4 |
| 9 | 09S.14E.12.32423 | Trs | S | 120 | 1955-2003 | 33 |
| 10 | 09S.14E.13.12124 | Trc | S | 105 | 1988-2003 | 5 |
| 11 | 09S.14E.15.111414 | Km | S | 125 | 1988-2003 | 6 |
| 12 | 09S.14E.20.32323 | Km | S | 300 | 1988-2003 | 5 |
| 13 | 09S.14E.21.333341 | Km | S | 150 | 1957-2003 | 7 |
| 14 | 09S.14E.25.23342 | Psa | I | 300 | 1984-2003 | 6 |
| 15 | 09S.15E.05.234444 | Pa | S | 180 | 1956-2003 | 4 |
| 16 | 09S.15E.06.32224 | Pa | S | 180 | 1956-2003 | 7 |
| 17 | 09S.15E.20.323241 | -- | S | 100 | 1988-94 | 3 |
| 18 | 09S.15E.33.22410 | -- | S | 366 | 1988-94 | 2 |
| 19 | 09S.16E.28.33313 | -- | P | 110 | 1955-89 | 4 |
| 20 | 09S.16E.28.33322 | -- | U | 125 | 1955-56 | 5 |
| 21 | 09S.16E.33.112311 | Py | I | 130 | 1972-2004 | 9 |
| 22 | 10S.12E.36.12322 | Ti | U | 800 | 1993-2003 | 3 |
| 23 | 10S.13E.15.213424 | -- | U | 154 | 1955-89 | 12 |
| 24 | 10S.13E.22.13331 | Kmv | U | 93 | 1979-2004 | 9 |
| 25 | 10S.13E.34.43123 | -- | P | 1000 | 1979-2002 | 6 |
| 26 | 10S.14E.09.133312 | -- | H | 156 | 1979-88 | 3 |
| 27 | 10S.14E.16.332331 | Kd | U | 700 | 1956-2003 | 7 |
| 28 | 10S.14E.31.424 | -- | U | -- | 2002-03 | 2 |
| 29 | 10S.15E.22.23442 | -- | U | 110 | 1955-99 | 7 |
| 30 | 10S.15E.26.23323 | -- | U | 106 | 1955-62 | 37 |
| 31 | 10S.15E.26.24331 | -- | I | 120 | 1994-2004 | 2 |
| 32 | 10S.15E.32.32144 | -- | S | 215 | 1979-84 | 2 |
| 33 | 10S.15E.32.32144A | -- | S | 215 | 1956 | 1 |
| Table 3. Water-level monitoring wells in the Upper Rio Hondo Basin--continued. |
|  |  |  |  |  |  | Number |
| Map |  |  | Primary | Depth of | Period | of |
| number | Local well | Geologic | use of | well | of | measure- |
| (figure 4) | number | unit | water | (feet) | record | ments |
| 34 | 10S.15E.34.224 | Psa | -- | 189 | 2003-03 | 2 |
| 35 | 10S.15E.35.311 | Psa | -- | 200 | 2003-03 | 2 |
| 36 | 10S.16E.12.32421 | Py | I | 425 | 1957-2003 | 9 |
| 37 | 10S.16E.27.113134 | -- | I | 128 | 1954-84 | 4 |
| 38 | 10S.17E.16.43343 | -- | S | 140 | 1955-2003 | 46 |
| 39 | 10S.17E.22.334112 | -- | S | 210 | 1956-88 | 4 |
| 40 | 10S.17E.29.233143 | -- | U | 288 | 1955-89 | 39 |
| 41 | 10S.17E.29.423 | Py | S | 130 | 2002-03 | 2 |
| 42 | 11S.13E.02.44111 | -- | P | 510 | 1982-93 | 2 |
| 43 | 11S.13E.09.33343 | Trc | P | 100 | 1947-2003 | 9 |
| 44 | 11S.13E.22.13214 | Km | U | 700 | 1955-2003 | 59 |
| 45 | 11S.13E.22.34213 | Km | R | 119 | 1955-2003 | 8 |
| 46 | 11S.13E.23.22321 | Pg | U | 500 | 2003-03 | 2 |
| 47 | 11S.14E.21.34244 | -- | H | 123 | 1955-79 | 2 |
| 48 | 11S.14E.28.132242 | -- | U | 300 | 1980-84 | 2 |
| 49 | 11S.14E.29.112 | Py | I | 189 | 2003-03 | 2 |
| 50 | 11S.14E.29.121423 | -- | H | 122 | 1994-2003 | 2 |
| 51 | 11S.17E.03.334141 | -- | U | 260 | 1955-79 | 3 |
| 52 | 11S.17E.10.12211 | -- | U | 260 | 1955-94 | 5 |
| 53 | 11S.17E.10.12422 | -- | U | 260 | 1955-64 | 41 |
| Wells in Sandia National Laboratory Network |
| 54 | 10S.14E.22.313 | -- | P | 656 | -- | -- |
| 55 | 10S.14E.21.413 | -- | P | 650 | -- | -- |
| 56 | 10S.14E.19.424 | -- | P | 105 | -- | -- |
| 57 | 10S.14E.20.313 | -- | P | 440 | -- | -- |
| 58 | 10S.14E.21.413 | -- | P | 921 | -- | -- |
| 59 | 10S.14E.20.313 | -- | P | 905 | -- | -- |
| 60 | 10S.14E.19.424 | -- | P | 300 | -- | -- |
| 61 | 10S.13E.24.422 | -- | -- | 440 | -- | -- |
| 62 | 10S.13E.13.131 | -- | H | 600 | -- | -- |
| 63 | 10S.14E.18.311 | -- | H | 412 | -- | -- |
| 64 | 10S.14E.19.221 | -- | S | 1,050 | -- | -- |
| 65 | 10S.14E.19.221 | -- | -- | -- | -- | -- |
| 66 | 10S.13E.23.212 | -- | H | 1,005 | -- | -- |
| 67 | 10S.13E.13.131 | -- | H | 200 | -- | -- |
| 68 | 10S.14E.07.441 | -- | H | 1,232 | -- | -- |
| 69 | 10S.14E.08.311 | -- | H | 250 | -- | -- |
| 70 | 10S.14E.07.313 | -- | H | 600 | -- | -- |
| 71 | 10S.14E.07.341 | -- | H | 780 | -- | -- |
| Table 3. Water-level monitoring wells in the Upper Rio Hondo Basin--concluded. |
|  |  |  |  |  |  | Number |
| Map |  |  | Primary | Depth of | Period | of |
| number | Local well | Geologic | use of | well | of | measure- |
| (figure 4) | number | unit | water | (feet) | record | ments |
| 72 | 10S.14E.18.234 | -- | H | 850 | -- | -- |
| 73 | 10S.14E.17.421 | -- | H | 950 | -- | -- |
| 74 | 10S.14E.17.311 | -- | -- | -- | -- | -- |

irrigation were avoided because of the frequent and large amount of water typically withdrawn from these wells.  Finally, wells used for domestic supply were included where it was necessary to provide a more complete geographic coverage of areas where development is occurring or is anticipated to occur in the near future.

The USGS has strived to include in the monitoring-well networks wells completed in each geologic unit that is used for water supply; to concentrate wells in areas of high population density and attendant large ground-water withdrawals; and, in areas where more than one water-bearing unit is used for supply, to include wells completed in each of the units and in close

geographical proximity to each other to facilitate assessing the hydrologic connection between the units.  In areas where a monitoring well would be beneficial but none have been identified, existing wells will be considered for inclusion in the monitoring-well network; if no existing well is appropriate for the network, drilling of a new well specifically for the network will be considered.  Areas where additional wells may be beneficial are shown on figure 4.

Water levels in wells to be measured three times per year will be measured in late winter (January or February) prior to the irrigation season, in late spring (May or June)  prior to the typical beginning of the monsoon season, and in fall (October or November) following the irrigation and typical monsoon seasons.  The late winter measurements will be representative of annual maximum water levels following winter recovery from the previous irrigation season.  The early summer measurements will be representative of water levels affected by about three months of irrigation withdrawals.  The fall measurements will be representative of water levels affected by the entire irrigation season and by precipitation during the monsoon season.

2.  The USGS will collect manual water-level data concurrently one or more times with Sandia National Laboratory in wells in the SNL monitoring network.  If measurements made by both agencies are in agreement, the SNL monitoring network manual measurements will be incorporated into this study.

3.  The USGS will instrument about 10 wells with transducers and data recorders to collect hourly water-level measurements.  The USGS has made preliminary contacts with the operators of several community water systems in the Basin to locate unused wells to instrument.  These unused wells typically are near other regularly-pumped wells that supply the community water systems.  Hourly water-level measurements will facilitate characterization of impacts of ground-water withdrawal from the nearby pumping wells on water levels in the instrumented wells, as well as characterization of overlying seasonal variations and year-to-year trends.

4. The USGS will collect water samples from wells and springs where use of recent ground-water age dating techniques appears valuable; these samples will be analyzed for concentrations of chlorofluorocarbons and tritium.   Chlorofluorocarbons were used as propellants in consumer products beginning in about 1950.  The emission of these propellants and their concentrations in the atmosphere increased until the early 1970s, when they were established to be causing deterioration of ozone in the atmosphere, and their use was discontinued.  Atmospheric concentrations of these substances have decreased since then.  Concentrations of chlorofluorocarbons in ground water, therefore, can be an indication of when, since about 1950, this water entered the ground-water system and became isolated from the atmosphere.

Similarly, concentrations of tritium first appeared in the atmosphere in 1945 following the first testing of the atomic bomb.  Atmospheric concentrations of tritium increased until the early 1960s.  After the early 1960s, most testing of atomic bombs occurred underground, and atmospheric concentrations of tritium have decreased since then.  Like concentrations of chlorofluorocarbons in ground water, concentrations of tritium in ground water can be an indication of when, since 1945, this water entered the ground-water system and became isolated from the atmosphere.  These methods become most effective when they are used together.

# Characterization of Water-Quality Conditions

The primary concern regarding water quality in the Upper Rio Hondo Basin is the source and fate of nutrients produced by human activities in the basin.  These activities include individual sewage disposal systems (ISDSs), community sewage treatment and disposal systems, fertilizers used on domestic, agricultural, and business properties, and agricultural animal waste.

Concentrations of nutrients in the effluent from the sewage treatment plant on the Rio Ruidoso, which serves the incorporated village of Ruidoso and city of Ruidoso Downs, has exceeded State of New Mexico Water Quality Standards.  A privately owned and operated sewage treatment plant serves the unincorporated community in Little Creek drainage; the effect of this system on downstream surface-water and downgradient ground-water nutrient concentrations is not known.  In areas not served by these plants, domestic wastewater typically is treated by ISDSs; the effect of these systems on downstream surface-water and downgradient ground-water nutrient concentrations also is not known.

Perennial reaches of the Rio Bonito downstream from New Mexico Highway 48 (near Angus) and the Rio Ruidoso downstream of the U.S. highway 70 bridge (near Seeping Springs lakes are classified by the State of New Mexico Environment Department as a cold-water aquatic habitat (New Mexico Administrative Code, 2006).  This designation specifies maximums of temperature, specific conductance, pH, and concentrations of dissolved oxygen and total ammonia.  Publicly available water-quality data are inadequate to determine if these specifications are being met.

### Available Water-Quality Data

As described previously, Livingston Associates, streamflow, temperature, specific conductance, pH, and collected and analyzed samples for nutrient concentrations at 17 sites along the Rio Ruidoso and selected tributaries approximately monthly beginning in 2003.  Livingston Associates has been contacted by the USGS and has agreed to share these data and the Village of Ruidoso has been contacted requesting authorization for Livingston Associates to release the data to the USGS.  The USGS will continue efforts to obtain the Rio Ruidoso streamflow and water-quality data from Livingston Associates.

### Activities to be Conducted by the USGS to Characterize Water-Quality Conditions

1.  The USGS will conduct in-stream field measurements and collect water samples for nutrient-concentration analysis simultaneously with Livingston Associates at each of the 17 sites during their monthly data-collection activity.  This collaborative activity will be conducted twice and will enable the USGS and Livingston Associates to compare results of the simultaneous data collection and provide a level of confidence regarding the use of each other’s data.  If this level of confidence is determined to be sufficient, the USGS will use Livingston Associates data to assess surface-water quality conditions in the Rio Ruidoso.  If either of these activities is unsuccessful, the USGS will establish its own water-quality sampling sites in the Rio Ruidoso drainage.

Should the USGS need to establish its own surface-water sampling network in the Rio Ruidoso drainage, background/baseline sites will be located on the Rio Ruidoso, Carrizo Creek, and the stream in Cherokee Canyon near where they enter the Lincoln County, the North Fork of Cedar Creek and Little Creek at their sources of flow, and at the USGS streamflow gaging station on Eagle Creek just downstream of the confluence of its North and South Forks.

Intermediate sampling sites will be near where the Rio Ruidoso, Cedar Creek, Eagle Creek and Little Creek flow under New Mexico Highway 37. Downstream sampling sites will be located near the mouth of Cedar Creek and Little Creek, and on Eagle Creek just upstream of the mouth of Little Creek.  Sampling sites will be located on the Rio Ruidoso upstream and downstream of the mouths of Carrizo, Cedar, and Eagle Creeks, Gavilan Canyon.  As many as six additional sites will be selected along the Rio Ruidoso in and near Ruidoso and Ruidoso Downs, upstream and downstream of significant potential sources of nutrients, including upstream and downstream of the community sewage treatment facility.

2.  The USGS will conduct in-stream field measurements and collect water samples for nutrient-concentration analysis at selected sites in the Rio Bonito drainage.  In the Rio Bonito drainage, an upstream sampling site will be located just downstream of Bonito Lake; intermediate sampling sites will be located near where the Rio Bonito flows under New Mexico Highway 48, near where it flows into the Fort Stanton reserved area, and near where it flows out of the Fort Stanton reserved area; the downstream sampling site will be located at the site of the historic streamflow gaging station near the mouth of Rio Bonito.

It is anticipated that there will not be streamflow at all these sites at all sampling times; where and when there is no streamflow to measure and sample, springs and shallow wells will be substituted where they exist and are accessible.

3.  Where nutrient concentrations are significantly more than background/baseline concentrations, supplemental samples will be analyzed for a suite of wastewater compounds, such as hormones, caffeine, food preservatives, detergent metabolites, and acetaminophen.  The presence of these compounds is conclusive evidence that domestic wastewater has contributed to the water being sampled.  These analyses will be used secondarily because of their high cost.

Sampling in the Rio Bonito drainage and, if necessary, in the Rio Ruidoso drainage, will be conducted monthly during April through September, and in November and February.

4.  The USGS will collect ground-water samples from approximately 20 wells for analysis of nutrients and other selected constituents.  Most of the samples will be collected from wells in areas that have been developed to assess any effect that domestic or community waste-water disposal systems may have on the ground-water supply.  Where nutrient concentrations are significantly more than background/baseline concentrations, supplemental samples will be analyzed for a suite of wastewater compounds.  Sample collection and analysis also will be conducted in areas that are undergoing or anticipated to be undergoing development to establish background/baseline nutrient concentrations.

# Duration of This Study

A minimum of three years of data collection will be required to provide adequate information from which to make valid interpretations.  Prior to this three-year period, a six-month period will be required for installation and calibration of equipment at the many data-collection sites.  Following the three-year data collection period, Phase III of this 4-phase study, a one-year period will be required to conduct Phase IV of this study.  Phase IV will include data analysis and interpretation; report writing, reviewing, and revising; and publication and distribution of a Scientific Investigations Report.

Following the four-phase study, it is recommended that data collection be continued, at a reduced level, at optimal sites and time intervals, so that the most valuable and instructive data will be available for future use.

# References Cited

Donohoe, 2004, Selected hydrologic data for the upper Rio Hondo basin, Lincoln County, New Mexico, 1945-2003: U.S. Geological Survey Scientific Investigations Report 2004-5275, 28 p.

Mourant, 1963, W.A., 1963, Water resources and geology of the Rio Hondo drainage basin, Chaves, Lincoln, and Otero Counties, New Mexico: New Mexico State Engineer  Technical Report 28, 85 p.

National Oceanic and Atmospheric Administration, 2006, National Climate Data Center, at URL

http://www.ncdc.noaa.gov/oa/ncdc.html, accessed July 2006.

National Resource Conservation Service, 2006, New Mexico SNOTEL sites, at URL

http://www.wcc.nrcs.usda.gov/snotel/New_Mexico/new_mexico.html, accessed May

2006.

New Mexico Administrative Code, 2006, Title 20, Environmental Protection; Chapter 6, Water

Quality; Part 4, Standards for Interstate and Intrastate Surface Waters, at URL

http://www.nmcpr.state.nm.us/nmac/parts/title20/20.006.0004.htm, accessed July 2006.

New Mexico Environment Department, 2000, Ground water New Mexico’s buried treasure, at URL http://www.nmenv.state.nm.us/gwb/buried_treasure.htm, accessed June 2006.

U.S. Census Bureau, 2005, American Fact Finder at URL http://factfinder.census.gov, accessed June 2005.