# Interagency FAST Track Leads to Success

# U.S. Uses ‘FAST tracking’ of Vehicles

Once cited for slow driving on the Information Superhighway, now federal agencies reporting on the government’s fleet of vehicles are in danger of getting a speeding ticket.   Fleet data is traveling from 68 federal agencies at the speed of light on the Internet using a new eGovernment (electronic government) tool – the Federal Automotive Statistical Tool (FAST).

This light speed reporting began when the Office of Energy Efficiency at the Department of Energy (DOE) requested the Idaho National Engineering and Environmental Laboratory (INEEL), a DOE multi-program laboratory, to create a paperless reporting system to gather Alternative Fuel Vehicle information in FY-1999.

The General Services Administration (GSA) saw FAST demonstrated and quickly recognized its advantages.  They approached INEEL about adapting this high performance engine to their reporting needs.

GSA’s quick action to adapt FAST made it the standard for federal-wide vehicle reporting requirements in 2000, replacing the traditional paper-based/snail-mail system (Standard Form 82) from 1985.  Now, FAST permits rapid slicing and dicing of reported data, expanded detail in final reports and qualitative analysis for managers and decision-makers.  Previously it took two years to finalize required reports compared to FAST, which produces an accurate report 10 days after the last data call.

FAST is managed by an Executive Board with members from the Department of Energy (DOE), General Services Administration (GSA), the Energy Information Administration (EIA) and the Idaho National Engineering and Environmental Laboratory. EIA became a part of the Board last year based on overlapping reporting requirements.  This singular interagency-based approach to gathering information and producing reports has saved significant effort and financial resources on the part of respondents, taxpayers, and public servants.

# Success Saves Time, Effort

INEEL, also known as the Home of Science and Engineering Solutions, used the Rapid Application Development (RAD) model and the Dynamic Systems Development Methodology (http://www.dsdm.org), which assumes that 80% of the functionality can be produced in 20% of the time (and cost) of sequential “waterfall” models.  So, FAST was developed and deployed to the entire federal automotive property management community for a modest investment of $128,000.  Using a "spiral" development approach, GSA, INEEL and DOE developers created an easy to use Internet-based system that obtains information from the database and then crunches the data for multiple reporting requirements.

FAST demonstrates a successful model for e-Government with an impressive return on investment (ROI).  It significantly contributes to improving process, productivity, and performance as required by the Clinger Cohen Government Performance Act and President Bush's Management Agenda.

In 2003, GSA and DOE’s Office of Energy Efficiency and the Energy Information Administration combined reporting requirements, adding the reporting of the probable geographic distribution of all domestic federal vehicles to the system.  Now the vast majority of vehicle usage, costs and distribution of the worldwide federal fleet can be captured electronically in a single data call.

INEEL performance support system developers employed the “Just in Time Development” approach to FAST, ensuring rapid compilation of data, incremental testing, and low cost.  “We built the FAST on-line reporting system using the existing paper forms, which were familiar to those collecting the data.  Also, we developed only those components that were absolutely necessary to the initial system and placed it in a form that was intuitive to the user.  We focused on appearance, interface, and functional logic,” said Richard Holman, Manager of the INEEL's Center for Performance Improvement, creators of the FAST application.

The INEEL's broad base of talent ensured that Human Factors Engineering, Electronic Performance Support, Software Engineering and Software Development were considered.  This integrated approach reduced the need for system user training and increased the speed at which data could be compiled and collated from local government fleets in the field.  Relying on the regulatory requirements, FAST designers moved early to collaborate, consolidate and resolve issues before advancing too far into development.  This and the phased development and implementation approach permitted FAST developers to respond quickly when GSA wanted to further expand the capabilities of the reporting system.

Key actions ensured that a streamlined management structure reached success quickly.  These included clearly defined communication and decision-making paths, consensus on the change management process, and focus on unifying agency proponents to provide intelligible data to the ultimate end users, the Office of Management and Budget (OMB), Congress and the taxpayer.

# Method Succeeds, Requires Process Focus

In pursuing the data required for this compilation, FAST designers first researched the level of computer literacy and capability of data providers, created awareness of mandatory reporting requirements and importance of formatted Internet data submissions, identified and eliminated barriers to submissions, and determined the best method of authorizing submissions.

“We avoided taking too big of a bite in automating this system and instead integrated data submission with existing systems,” said Holman.  He added, “We expected some resistance and planned for this to ensure that we could get an immediate 400% labor savings and avoid resubmissions.”  This frees staff and resources to accomplish other tasks, expanding the positive impact and return on investment for all agencies.

Other key elements to the methodology included getting leadership to mandate system use, demonstrating efficiency and performance gains to leaders and individuals, working to merge reporting requirements, and developing collective ownership of problem resolution.

Also, FAST used thorough analysis of data collection needs, simple architecture and data configuration for submissions, and reliance upon common, simple browser protocols instead of proprietary methods.

This year the system continues user performance improvements by upgrading the user interface with a “bulk data upload” utility.  This streamlines reporting by enabling system users to compile their data into a spreadsheet format, and uploading that entire file into the system.  This will greatly automate much of the data input tasks remaining for system users.

Through its selection and adaptation of FAST, GSA has significantly improved its decision-making ability and increased productivity in managing federal fleets.