NASA Earth Science Enterprise

Earth Science Applications Program

___________________________________________________________________________

Earth Science for Aviation

Aviation Program Element Plan:  2004-2008

January 26, 2004

Earth Science Exploration Serving Society

Accelerating the realization of economic

and societal benefits from Earth science,

information, and technology …

Contents

I.	Purpose and Scope

II.	Goals and Objectives

III.	Partners, Network & Decision Support Systems

a.	Program Management

- NASA Partners

- Extended Federal, State, and Academic Partners and Points of

Contact

- International Partners and Points of Contact

e.	Decision Support Systems

IV.	Application Activities – Projects

V.	Application Activities – Solicitations

VI.	Application Activities – Fellowships and Congressional Mandates

VII.	Application Activities – Program Management Activities

VIII.	Budget Table

IX.	Schedule and Milestones

X.	Program Management and Performance Measures

XI.	Roadmap

Note:  This plan is based on the President’s proposed FY2004 budget.

NASA Earth Science Enterprise – Earth Science Applications Program

Earth Science for Aviation

Aviation Program Element Plan:  2004 - 2008

I.	Purpose and Scope

The Aviation program element is one of twelve elements in the Earth Science Enterprise (ESE) Earth Science Applications Program.  NASA and the Earth Science Applications Program collaborate with partner organizations to enable and enhance the application of NASA’s Earth science research results to serve national priority policy and management decision-support tools.  The desired outcome is for partner organizations to use project results, such as prototypes and benchmark reports, to enable expanded use of Earth science products and enhance their decision-support capabilities.

This element focuses on the infusion of quality science observations from NASA Earth science satellite missions and predictions from Earth System Science models into aviation Decision Support Systems (DSSs) managed by partner agencies and organizations. As the input to these DSSs becomes more comprehensive and accurate, the decisions made using these systems increase in accuracy and utility.  More accurate DSSs lead to improvements in the aviation industry with regard to safety, security, efficiency, and environmental impacts.  Weather plays a major role in each of these areas.  Weather is a contributing factor in approximately 30% of all aviation accidents. Weather forecast models are currently initialized by hourly observations taken at many ground stations, but precise observations of the atmosphere above the ground are sparse and infrequent.  Accurate upper air data, from NASA research satellites with improved temporal and spatial coverage, is beneficial to aviation meteorologists.

The purpose of the Aviation program element is to extend Earth science satellite data and Earth System Science models to support the benchmarking of frequent, densely distributed Earth science observations to support a National Airspace System (NAS) and address capacity, security, environmental, or safety issues.  Data from Earth science satellites such as TRMM, QuikScat, Terra, and Aqua support this purpose.  Data from future Earth Science research missions have the potential to add even more value.

Impacts of weather upon aviation can be substantially mitigated using existing satellite weather information.  At present, only a small percentage of the available satellite observations are used in operational weather forecasting.  NASA and its partners are working to bridge the gap between research results and operational solutions that assimilate information obtained by Earth observation satellites.  NASA and its partners are working to make sure that information available from instruments on current and future satellite research missions are verified and validated for infusion into operational forecasting techniques in a more timely fashion.  To this end, the ESE Aviation program element partners with the NASA Aerospace Technology Enterprise (Code R) as well as several Federal organizations, including the Federal Aviation Administration (FAA), the Office of the Federal Coordinator for Meteorology (OFCM), and the National Oceanic and Atmospheric Administration (NOAA).  The ESE partnership with Code R includes the Aviation Safety Program (AvSP) and the Phase II Aviation Safety and Security Program (AvSSP) that is planned to begin in FY 06.

NASA’s ESE activities are international in scope with participation by the European Space Agency, France, Canada, Japan, Russia, Brazil, The Netherlands, and Finland. NASA’s ESE works collaboratively with national and international scientists as well with members of the U.S. Weather Research Program (USWRP).

A major thrust of the Earth Science Aviation program element is the Advanced Satellite Aviation-weather Products (ASAP) activity (co-funded with Code R).  ASAP is a major component of AvSP.  This initiative began in 2002 and its objectives are:

- to fill a critical gap in the integration of current Geostationary Operational Environmental Satellite (GOES) imagery and sounding data in the production of operational aviation weather products (produced by the NOAA National Weather Service) that are developed by the FAA Aviation Weather Research Program (AWRP);

- to bridge the gap between developing aviation weather products using current Earth observation satellite imagery and sounding data and integrating next generation hyperspectral satellite observations of the atmosphere into aviation weather product development.

ASAP verifies and validates data obtained by the NPOESS Airborne Sounder Test-bed (NAST) and Scanning Hyperspectral Infrared Sounder (S-HIS) instruments, the Airborne Infrared Sounder (AIRS), the Cross-track Infrared Sounder (CrIS) as well as Polar and Geostationary Orbiting Environmental Satellites (POES and GOES) and the Aqua Earth Observation satellite. The goal of these ASAP efforts is to support FAA AWRP Product Development for ground and airborne product production and to conduct applications product demonstrations including a NASA Geosynchronous Imaging Fourier Transform Spectrometer (GIFTS) Aviation Weather Information (AWIN) demonstration in FY2006.

In FY 04, ASAP plans the validation and integration of new icing algorithms based on Earth science satellite observations into the National Weather Service (NWS) Current Icing Potential product.  Other algorithms based on Earth observations are focused on the areas of volcanic ash, convective weather, and turbulence and are currently under development and evaluation; these algorithms will be validated for integration into NWS products during FY 05-08.

II.  Goals and Objectives

The goal of the Earth Science Aviation program element is to enable beneficial use of Earth science observations, models, and technologies to enhance decision support capabilities serving aviation management and policy responsibilities.

The Integrated System Solution Diagram (Figure 1) illustrates the extension of Earth science measurements, model products, and data fusion techniques to support NASA’s partners, their DSTs, and the value and benefits of Earth science to society.

Listed below are both short and long-term objectives of the program with their appropriate linkage to the FY 04 NASA Integrated Budget and Performance Document (IBPD) and the NASA Strategic Plan.

Short-term Objectives (FY04)

| Nov 2003 | Joining the NASA/FAA/NOAA/OFCM Joint Program Office (IBPD Outcome 3.1.3) |
| --- | --- |
| June 2004 | Alignment with the NASA/AvSSP Phase II Plan Integration of aviation goals between Code Y and Code R through the NASA Code Y/Code R Aviation Weather Task Force (IBPD Outcome 3.1.3) Co-host the International Volcanic Ash Symposium (NASA Strategic Plan Goal 2.1, IBPD Outcome 3.1.3) |
| Sept 2004 | Icing algorithm validation/integration into the NOAA/NCEP/AWC Current Icing Product (CIP) (NASA Strategic Plan Goal 2.1, IBPD Outcome 1.2.1 and 3.1.3) Convection, Oceanic (volcanic ash), Turbulence, Ceiling and Visibility, and Flight Level Wind Product development and evaluations (NASA Strategic Plan Goal 2.1, IBPD Outcome 1.2.1 and 3.1.3) Complete evaluation report with the Air Quality Application on aircraft emissions issues (NASA Strategic Plan Goal 2.2) Formalize partnership with the FAA (IBPD Outcome 3.1.3) Initiate and formalize a partnership with the Canadian Weather Research Program (IBPD Outcome 3.1.3) |

Near-term Objectives (FY05-FY08)

| FY 2005 | NASA Strategic Plan Goal 2.1, IBPD Outcome 1.2.1 and 3.1.3 Oceanic (volcanic ash) algorithm evaluation and validation with NOAA/NCEP/AWC products Convective algorithm validation/integration into NOAA/NCEP/AWC products Ceiling/Visibility algorithm validation/integration work into NOAA/NCEP/AWC products Begin development of Aviation Weather Digital Database with FAA and NOAA/NCEP NASA Strategic Plan Goal 2.2 Aviation emissions project with Air Quality Program Element, if appropriate |
| --- | --- |
| FY 2006 | NASA Strategic Plan Goal 2.1, IBPD Outcome 1.2.1 and 3.1.3 Oceanic (volcanic ash) algorithm validation/integration into NOAA/NCEP/AWC products Turbulence algorithm validation/integration into NOAA/NCEP/AWC products Begin development of Real-Time Satellite Data Project NASA Strategic Plan Goal 2.2 Aviation emissions project with Air Quality Program Element, if appropriate |
| FY 2007-8 | NASA Strategic Plan Goal 2.1, IBPD Outcome 1.2.1 and 3.1.3 Development and evaluation of Aviation Weather Digital Database and Real-Time Satellite Data Project NASA Strategic Plan Goal 2.2 Aviation emissions project with Air Quality Program Element, if appropriate |

III.	Partners, Network, and Decision Support Systems

a.	Program Management

John A. Haynes

Program Manager for Aviation

NASA Headquarters

- Program element development, strategy, plans, and budgets

- Program representation, advocacy, and issues to ESE management and beyond

- Communication of ESE priorities and directives to Aviation application team/network

- Implementation of interagency agreements and partnerships

- Monitoring Aviation application metrics and performance evaluation

- Being cognizant of and meeting IBPD and PART responsibilities and requirements

- Oversight of HQ funded grants

John J. Murray

Deputy Program Manager for Aviation Applications

NASA Langley Research Center

- Management of ASAP

- Leadership on project plans, development, performance, and partner relationships

- Communication of project metrics, performance, status, and issues to Program Manager

- Leadership and communications to Aviation application team and network

- Coordination between NASA Centers on Aviation program element activities

- Management of Aviation grants, contracts, and cooperative agreements funded by/through LaRC.

- NASA Partners

NASA Office of Aeronautics (Code R)

  - Associate Administrator, Dr. J. Victor Lebacqz

NASA Earth Science Enterprise Research Division

  - Program Manager, Jim Dodge (Weather science theme lead)

NASA Earth Science Enterprise Technology Division

  - GIFTS Program Manager, Stephen Volz

NASA Earth Science Enterprise Business Division

  - Program Analyst, Tanye Coleman

NASA Earth Science Theme Leads

  - Jim Dodge, Weather

  - Phil DeCola, Atmospheric Composition

  - John LaBrecque, Earth Surface and Interior

NASA Ames Research Center

  - Program Manager, Steve Hipskind

NASA Marshall Space Flight Center

  - Program Manager, Steve Goodman

NASA Glenn Research Center

  - Aerospace Engineer, Mary Wadel

The Aviation program element is also establishing working relationships with the NASA Distributed Active Archive Centers (DAACs) including the following:

  - Goddard Earth Sciences DAAC (GSFC)

  - Global Hydrology Resource Center (MSFC)

  - Langley Atmospheric Sciences Data Center (LaRC)

The Aviation program element is also establishing working relationships with several Earth System Science Laboratories, including the following:

- Laboratory for Atmospheres (NASA/GSFC)

- Global Hydrology and Climate Center (NASA/MSFC)

- Short Term Prediction Research and Transition Center (NASA/MSFC)

- NOAA Office of Research and Applications

- NOAA National Centers for Environmental Prediction

- NASA/NOAA Joint Center for Satellite Data Assimilation

- National Center for Atmospheric Research

The Aviation program element has had minimal connections to CCSP/CCTP in FY 03, however the program element is exploring connections between aviation and climate change in FY 04 in several areas, including aerosols and stratospheric ozone.

- External Federal, State, and Academic Partners and Points of Contact

Detailed information on these partners and their roles can be found in Appendix I.

FAA Aviation Weather Research Program

  - AWRP Team Leader, Gloria Kulesa

  - http://www1.faa.gov/aua/awr/

Office of the Federal Coordinator for Meteorology (OFCM)

  - Senior Staff Physical Scientist, Mary Cairns

  - http://www.ofcm.gov/

FAA Operations

  - Member Manager, Rick Heuwinkel (FAA ARW-100)

  - Specialist, Steve Albersheim (FAA ARW-100)

.

NOAA/NWS Office of Science and Technology

- Coordinator of Aviation Weather Services, Mark Andrews

- Aviation Meteorologist, Kevin Johnston

- http://www.nws.noaa.gov/ost/

NOAA/NWS NCEP Aviation Weather Center (AWC)

- Director, Jack May

- Science and Operations Officer, Fred Mosher

- http://aviationweather.gov/

FAA Technical Center

- Aviation Weather Research Lead, Danny Sims

NOAA National Environmental Satellite Data Information Service (NESDIS)

- Senior Meteorologist, Gloria Swanson

NOAA/U. of Wisconsin Cooperative Institute for Meteorological Satellite Studies

(CIMSS)

- Director, Hank Revercomb

NOAA Forecast Systems Laboratory (FSL)

- Branch Chief, Stan Benjamin

National Center for Atmospheric Research (NCAR) Research Applications Program

(RAP)

- Manager of Engineering, Bruce Carmichael

- Project Scientist, David Johnson

MIT Lincoln Laboratory (LL)

- Scientist, Mark Weber

National Institute of Aerospace (NIA)

- Lead, Bill Grose

United States Weather Research Program (USWRP)

- Lead Scientist, Bob Gall

Aerospace States Association (ASA)

- Lt. Gov. Mary Fallin (Oklahoma)

Western Governors Association (WGA)

- Gov. Bill Richardson (New Mexico)

National States Geographic Information Council (NSGIC)

- President, William F. Johnson

GLOBE

- Principal Investigator (Contrails), Lin Chambers

- International Partners and Points of Contact

Radio Technical Commission for Aeronautics (RTCA)

- Chairman, Robert Blouin

International Civil Aviation Organization (ICAO)

- Secretary General, Taieb Cherif

National Research Council (NRC) Canada, Meteorological Service Canada (MSC),

and the Canadian Weather Research Program (CWRP).

- Director (CWRP), Jim Abraham

e.	Decision Support Systems

NATIONAL AIRSPACE SYSTEM (NAS):

The National Airspace System (NAS) has many components and is a complex collection of systems, procedures, facilities, aircraft and, of course, people.  The mission of the NAS is to assure the safe and efficient movement of aircraft through the nation’s airspace.  The NAS, as directed by the FAA, represents the overall environment for the safe operation of aircraft. This environment includes the aircraft itself, the pilots, the facilities, the tower controllers, the terminal area controllers, the enroute controllers, and the oceanic controllers.  This environment also includes the airports, the maintenance personnel and the airline dispatchers. All of this, with their computers, communications equipment, satellite navigation aids, and radars, are a part of the NAS.

Last year, within the NAS there were 640 million emplanements. Within the next five to ten years, this number could reach one billion. The Aviation Application focuses on four elements of the NAS:

- FAA AWRP Nowcasting Products/AWC ADDS

The Aviation Digital Data Service (ADDS) makes available to the aviation community text, digital and graphical forecasts, analyses, and observations of aviation-related weather variables.  ADDS components are developed by the FAA AWRP and put into operational use by NOAA/NCEP/AWC.  Components of ADDS include the Current Icing Potential (CIP), Forecast Icing Potential (FIP), the National Convective Weather Forecast (NCWF), and the Graphical Turbulence Guidance (GTG).  These products are crucial in decision-making on efficiency and safety issues for commercial and general aviation.

Aviation Digital Data Service (ADDS):  http://adds.aviationweather.noaa.gov/

Current Icing Potential (CIP):  http://aviationweather.gov/exp/cip/

Forecast Icing Potential (FIP):  http://sentinel.aviationweather.gov/icing/

National Convective Weather Forecast (NCWF):  http://adds.aviationweather.gov/convection/

Graphical Turbulence Guidance (GTG): http://adds.aviationweather.gov/turbulence/

- Numerical Aviation Weather Models

The overall goal of the Weather Research and Forecast (WRF) Model project is to develop a next-generation mesoscale forecast model and assimilation system that will advance both the understanding and prediction of important mesoscale precipitation systems, and promote closer ties between the research and operational forecasting communities.  The model is being developed as a collaborative effort among several government sponsored institutions (including the US Air Force, NOAA/FSL, and NOAA/NCEP), together with the participation of a number of university scientists.  The WRF will provide improved mesoscale, short-term forecasts that will benefit both the commercial and general aviation community.

Weather Research and Forecast Model (WRF): http://wrf.fsl.noaa.gov/

The Rapid Update Cycle (RUC) is a NOAA operational weather prediction system comprised primarily of a numerical forecast model and an analysis system to initialize that model.  The RUC was developed to serve users needing frequently updated short-range weather forecasts, including those in the US aviation community.

Rapid Update Cycle Model (RUC): http://maps.fsl.noaa.gov/

- NOAA Volcanic Ash Advisory Center VAFTAD Model

The Volcanic Ash Forecast Transport and Dispersion (VAFTAD) Model is a graphical forecast tool produced by NCEP which is used by the Volcanic Ash Advisory Center (VAAC) in Washington to construct Volcanic Ash Advisories (VAAs).   The VAFTAD model is supplemented by data from Earth science satellites such as TOMS and the MODIS instruments onboard Aqua and Terra.  Commercial airlines and the air traffic management community use VAAs to avoid risks posed by volcanic effluent.

http://www.ssd.noaa.gov/VAAC/vaftad.html

- National Airspace System Air Traffic Management Tools

NASA/ARC develops decision support tools for arrival, surface, and departure operations, and flight deck tools to support the FAA Free Flight Program.  This program also assures interoperability of tools internally and with the National Airspace System before transfer to the FAA for NAS implementation.

http://www.asc.nasa.gov/aatt/dst.html

IV.  Applications Activities:  Projects

| Project: Advanced Satellite Aviation-weather Products (ASAP) |
| --- |
| ASAP began in 2002 and its objectives are 1) to fill a critical gap in the integration of current Geostationary Operational Environmental Satellite GOES imagery and sounding data in the production of operational aviation weather products (produced by the National Weather Service) that are developed by the FAA Aviation Weather Research Program (AWRP) and 2) to bridge the gap between developing aviation weather products using current satellite imagery and sounding data to integrating the next generation of high-resolution, hyperspectral satellite data into aviation weather product development. | Budget |
|  | FY04 | 1000K |
| Project Manager | Centers | Timeframe | Partners | FY05 | 900K |
| John Murray--LaRC | LaRC (lead), GRC, ARC, MSFC | FY04-FY08 | FAA, NOAA | FY06 | 800K |
|  |  |  |  | FY07 | 600K |
|  |  |  |  | FY08 | 400K |
| Earth Science Products | ASAP uses Earth Science products from a number of Earth science satellites including GOES, POES, Terra (MODIS), Aqua (MODIS), TOMS, QuikScat (SeaWinds), and TRMM. Data are also used from international satellites such as METEOSAT (ESA) and GMS (Japan). The FAA AWRP funds basic research among its five Product Development Teams (PDTs). ASAP funds its own researchers to develop satellite algorithms from Earth science data and integrate those algorithms into operational products run by NOAA. The goal of this work is the evaluation, validation, integration, and benchmarking of these data and algorithms for the improvement of NOAA operational aviation products in the areas of in-flight icing, oceanic weather, turbulence, ceiling and visibility, and convective weather. | Other Apps. |
| Add’l Info/Deliverables | The five FAA Product Development Teams (PDTs) and scientific leads are listed below: In-Flight Icing Marcia Politovich, NCAR Oceanic Weather Tenny Lindholm, NCAR Turbulence Bob Sharman, NCAR Ceiling/Visibility Paul Herzegh, NCAR Convective Weather Marilyn Wolfson, MIT/LL In FY 04, ASAP plans to Provide the satellite enhanced Current Icing Product (CIP) prototype to the FAA and NOAA/NCEP. This product will be benchmarked in FY 05. Also, the Oceanic flight level winds testing and evaluation report will be released in FY 04. The integration of GOES cloud mask into the Ceiling and Visibility PDT products will occur in FY 05. Additional information on deliverables can be found in section IX. | N / A |
| Project: Aviation Weather Digital Database (AWDD) |
| The AWDD is slated to begin development in FY 05. The AWDD will combine Earth science observations and Earth science model predictions into a 4-D precise, continuously updating short-term model of the atmosphere for aviation interests. | Budget |
|  | FY04 | --- |
| Project Managers | Centers | Timeframe | Partners | FY05 | 100K |
| John Murray--LaRC | LaRC (lead), GRC, ARC, MSFC | FY05-FY10 | NOAA, FAA | FY06 | 200K |
|  |  |  |  | FY07 | 400K |
|  |  |  |  | FY08 | 600K |
| Earth Science Products | AWDD combines a variety of Earth Science products from a number of Earth science satellites including GOES, POES, Terra (MODIS), and Aqua (MODIS). Data from GIFTS will also be utilized. Data are also used from international satellites such as METEOSAT (ESA) and GMS (Japan). | Other Apps. |
| Deliverables | Evaluation report, contact network, agreement/joint development plan, benchmark report, results conference(s) | N/A |

| Project: Real-time Satellite Data Project |
| --- |
| This project is part of the AvSSP Phase II plan. It is slated to begin in FY 06. Key objectives of the project are: (1) to improve aviation weather nowcast and forecast products through development and integration of satellite data algorithms; (2) to develop active and passive sensor systems to reduce remaining airborne weather safety hazards, and (3) to develop data dissemination technologies to enable the exchange of time-critical weather information. | Budget |
|  | FY04 | ---- |
| Project Manager | Centers | Timeframe | Partners | FY05 | ---- |
| John Murray--LaRC | LaRC (lead), GRC, ARC, MSFC | FY06-FY10 | FAA, NOAA | FY06 | 200K |
|  |  |  |  | FY07 | 200K |
|  |  |  |  | FY08 | 200K |
| Earth Science Products | The Real-time Satellite Data Project combines a variety of Earth Science products from a number of Earth science satellites including GOES, POES, Terra (MODIS), and Aqua (MODIS). Data from GIFTS will also be utilized. Data are also used from international satellites such as METEOSAT (ESA) and GMS (Japan). | Other Apps. |
| Deliverables | Evaluation report, contact network, agreement/joint development plan, benchmark report, results conference(s) | N / A |

V.  Application Activities: Solicitations

This program element will participate in a joint solicitation to be issued in FY 04.  The program element plans on providing an additional $400K to such solicitations beginning in FY 05.

VI.  Application Activities:  Fellowships

Earth Science Enterprise Fellows:

- Sonia Kreidenweis, “Laboratory Investigations of the Links Between Mineral Dust and Cloud Formation”, Colorado State University

- Bernard Engel, “Terrain Analysis and Surface Hydrologic Modeling Strategies Using High-Resolution Global Digital Topography”, Perdue University

Congressional Mandates:

- Project:  Center for Rapid Environmental Assessment and Terrain Evaluation at the University of New Mexico

  - Recipient POC:  Dr. Richard Watson, University of New Mexico

  - Center POC:  Tom Stanley, SSC

  - FY04 Funding:  $1600K

VII.  Application Activities: Program Management Activities

The program element provides funding and support to:

- The OFCM VAWG and International Volcanic Ash Symposium.  The International Volcanic Ash Symposium is scheduled for June 2004 in Washington, DC.  This program element plans to co-sponsor this activity and fund it with $40K in FY 04.  The program element plans on an additional $25K in FY 04 for development and sponsorship of other committees, workshops, and symposiums.

- The program element plans to support other symposiums, workshops, and committees after FY 04, with funding increasing to $100K by FY 08.

The program element collaborates and is a member of the following organizations.  These organizations are supported by other divisions of NASA.

- The Aircraft Icing Research Alliance

  - NASA, the National Research Council of Canada, Transport Canada, and the Meteorological Service of Canada collaborate through this alliance on aircraft icing research to improve the safety of aircraft operations in icing conditions.  The goal is to develop and implement an integrated icing research plan that balances short and long-term research needs. The alliance strengthens and fosters long-term aircraft icing expertise, exchanges technical and scientific information, encourages the development of critical aircraft icing technologies, and provides a framework for collaboration between alliance members.

  - NASA Point of Contact:  Coordination Manager, Ron Colantonio (GRC)

- The OFCM Joint Program Office (JPO)

  - The OFCM Joint Program Office is composed of several Federal agencies including NASA, NOAA, DOD, FAA, and DHS.  The JPO also includes academic partners such as MIT/LL.  This office coordinates issues and programs dealing with meteorology and transportation throughout the Federal government.

  - NASA Point of Contact:  Coordination Manager, Ron Colantonio (GRC)

- United States Weather Research Program (USWRP)

  - The U.S. Weather Research Program coordinates research into more reliable and more focused forecasts to vulnerable regions and economic sectors. In a novel planning process, researchers, forecasters, and the users of forecast information identify the most relevant issues that have high potential for scientific progress. Through collaborative workshops, they lay out priorities, milestones, and resource needs and develop a fast track for scientific progress to transition into operational forecasting. Seven U.S. agencies currently support the USWRP:  NOAA, the National Science Foundation (NSF), NASA, and the Departments of Defense (DOD), Transportation (DOT), Energy (DOE), and Agriculture (USDA).

  - NASA Point of Contact:  Weather Theme Lead, Jim Dodge (HQ)

The program element also plans a joint venture with the Air Quality application in FY 04 to evaluate aircraft emissions DSTs.  This evaluation is funded at $25K in FY 04 and, if deemed appropriate to continue as a project, will be funded at $150K in FY 05-08.

The program element continues to fully support a web site located at the following address:  http://www.earth.nasa.gov/eseapps/theme3.htm.

VIII.  Budget Table

##### This program element is co-funding ASAP at a level of $1M in matching funds through FY 2008.  NASA Code R projects to contribute $1M in matching funds to ASAP through FY 2005, increasing to at least $2M thereafter.  These resources are leveraged with the FAA line-item for Weather Research Safety, which was $21M in FY 04 (including $2-3M for each FAA PDT).

| CODE YO | FY04 | FY05 | FY06 | FY07 | FY08 |
| --- | --- | --- | --- | --- | --- |
| Projects |  |  |  |  |  |
| FAA AWRP Icing PDT | $300K | $200K | $100K |  |  |
| FAA/NWS Oceanic Wx PDT | $200K | $250K | $250K | $200K | $100K |
| FAA/NWS Turbulence PDT | $200K | $150K | $100K | $100K | $100K |
| FAA/NWS Convective PDT | $150K | $150K | $200K | $200K | $100K |
| FAA/NWS Ceiling/Vis PDT | $150K | $150K | $150K | $100K | $100K |
| Aviation Wx Digital Database |  | $100K | $200K | $400K | $600K |
| Real-time Satellite Data Project |  |  | $200K( | $200K( | $200K( |
| Aviation Emissions Project (with AQ) |  | $150K | $150K | $150K | $150K |
| Program Mgmt. |  |  |  |  |  |
| Committees, Symposiums, Workshops, Pgm. Mgmt. | $65K | $90K | $100K | $100K | $100K |
| Evaluation of Aviation Emissions DSTs (with AQ) | $25K |  |  |  |  |
| Additional Solicitation Funding |  | $400K | $400K | $400K | $400K |
| Subtotal | $1090K | $1640K | $1850K | $1850K | $1850K |
| CODE R CONTRIBUTION | $690K* | $490K# | $2-6000K( | $2-6000K( | $2-6000K( |
| TOTAL | $1780K | $2130K | $3-7850K | $3-7850K | $3-7850K |
| * $=1000K – 310K full cost charge |  |  |  |  |  |
| # AvSP Terminates Jun 2005 |  |  |  |  |  |
| ( AvSSP Begins Oct 2005 |  |  |  |  |  |

IX. Schedule and Milestones

The program element’s schedule and milestones are detailed in the attached Gantt chart (Appendix II).  The following listing includes highlights from the chart and the program element roadmap (Section XI) over the next few years:

##### LaRC Cloud/Icing Products

- Provide cloud algorithms to FAA (12/31/03)

- Revalidate/provide algorithms to FAA (12/31/04)

FAA Icing Product Development Team (PDT)

- Provide satellite enhanced Current Icing Product (CIP) prototype (9/30/04)

- Test and evaluate improvements to CIP (9/30/05)

##### FAA Convective PDT

- Cloud mask evaluation/integration and report (12/31/03)

- Provide operational data sets (5/10/05)

##### FAA Ceiling and Visibility PDT

- Cloud mask testing/integration and report (12/31/04)

- Integrate cloud mask into PDT products (5/19/05)

##### FAA Oceanic Weather PDT

- Flight level winds testing and evaluation report (8/31/04)

- Cloud top height validation and evaluation report (12/31/04)

- Cloud properties evaluation and report (5/02/05)

- Evaluation report on Volcanic ash testing (5/20/05)

##### FAA Turbulence PDT

- Graphical Turbulence Guidance -- Aviation Weather Technology Transfer D3 (12/29/06)

###### X.  Program Management & Performance Measures

The Aviation management team uses performance measures to track progress, identify issues, evaluate projects, make adjustments, and establish results of the program element.  The program’s Goals and Objectives (Section II) state what the program intends to achieve.  These measures help monitor progress within and across specific activities to ensure the program meets its goals and objectives.  The management team analyzes these measures retrospectively in order to made adjustments proscriptively to the program approach and objectives.

The measures are in two categories:  Program Management measures are internally focused to assess the activities within the program.  Performance measures are externally focused to assess if the program activities are serving their intended purpose.   In general, Aviation uses these measures to evaluate the performance of activities conducted and sponsored by the program, especially the projects.  In addition, Earth Science Applications Division uses this information in preparing IBPD directions and PART responses.

Program Management Measures (Internally-focused):

| Inputs | Potential issues and DSTs identified for Aviation – number, type, range Eligible partners to collaborate with – number, type, range Potential results/products identified to serve Aviation – number, type, range |
| --- | --- |
| Outputs | Assessments or evaluations of DSTs – number, range Assessments of Earth science results/products to serve DSTs – number, range Agreements with partners – presence Reports (evaluation, validation, benchmark) – number, type |
| Quality & Efficiency | Earth science results/products – number used per DST, ratio of utilized to potential Agreements – ratio of agreements to committed partners Reports – partner satisfaction, timeliness, time to develop Reports – ratio of validations to potential products, ratio of benchmarks to validations |

Performance & Results Measures (Externally-focused):

| Outcomes | Earth science products adopted in DSTs – number, type, range; use in DST over time Earth science products in use – ratio of products used by partners to reports produced Partner & DST performance – change in partner DST performance, number & type of public recognition of use & value of Earth science data in DST |
| --- | --- |
| Impacts | Partner value – change in partner metrics (improvements in value of partner decisions) |

In addition to the stated measures, Aviation program management periodically requests an assessment of its plans, goals, priorities, and activities through external review.  The Aviation team uses these measures along with comparisons to programmatic benchmarks to support assessments of the Earth Science Applications Program (e.g. internal NASA reviews and OMB PART).  In specific, Aviation uses comparisons to similar activities in the following programs (i.e. program benchmarks) to evaluate its progress and achievements:

- Environmental and Societal Impacts Group at NCAR

- Global Monitoring for Environment and Security (GMES)

XI. Roadmap

The following roadmap shows the direction of the program over the next ten years.  It illustrates the current state of Aviation DSTs and the projected state of those DSTs with the infusion of NASA Earth Science research results.  The Aviation program plan deals in detail with the first five years of the roadmap.

APPENDIX I:

Extended information on Federal, State, and Academic Partners:

(1)  FAA Aviation Weather Research Program. The President’s budget for the FAA contains specific authority for the conduct of aviation weather research. The FAA Aviation Weather Research Program (Code AUA-430) conducts this research. The FAA AWRP, as the FAA’s primary weather product development activity, develops nowcasting products for various aviation weather hazards that are produced operationally by the Aviation Weather Center of the NOAA/NWS National Centers for Environmental Prediction (NCEP). The FAA AWRP is a partner with NASA in the Aviation Safety and Security Program (AvSSP). The ESE sponsors AvSSP research to infuse satellite data and related technologies into the FAA AWRP.  POC: Gloria Kulesa.

(2)  Office of the Federal Coordinator for Meteorology (OFCM) . The OFCM has overall responsibility for coordinating national objectives for meteorology between various federal agencies. These agencies include NASA, NOAA, and the FAA with respect to aviation weather requirements. In addition to their broader agenda for aviation, the OFCM has established a Joint Planning Office (JPO) for Air Traffic Management.  POC:  Mary Cairns.

(3)  FAA Operations. FAA satellite data requirements are also coordinated with FAA Operations. The ESE is an active participant with the FAA in various activities for the OFCM, including membership in the OFCM Volcanic Ash Working Group that is chaired by a representative of FAA Operations.  POC:  Rick Heuwinkel (FAA ARS-100); OFCM Volcanic Ash Working Group Chairman, Steve Albersheim (FAA ARS-100).

.

(4)  NOAA/NWS Office of Science and Technology. The NOAA OS&T Aviation Weather Branch is an member of the OFCM JPO and is actively involved in providing liaison between the FAA AWRP, NASA AvSSP and NOAA.  POC:  Mark Andrews and Kevin Johnston.

(5) NOAA/NWS NCEP Aviation Weather Center (AWC). The Aviation Weather Center produces a variety of aviation weather information. In addition to nowcasting products produced by the FAA AWRP, the Aviation Weather Center also runs the hourly Rapid Update Cycle (RUC) Model over CONUS and administers the Automated Digital Data Server (ADDS), both which were developed by the FAA AWRP. The AWC assists the FAA AWRP in the independent validation, verification and certification of FAA AWRP products as a member of the Aviation Weather Technology Transfer (AWTT) board.  POC: Fred Mosher; Director, Jack May.

(6)  FAA Technical Center. The FAA Tech Center has primary responsibility for testing and evaluating FAA operational procedures, systems and products. They provide preliminary evaluation of FAA AWRP products and also serve on the AWTT board.  POC: Danny Sims.

(7)  NOAA National Environmental Satellite Data Information Service (NESDIS).  The NOAA Volcanic Ash Advisory Center (VAAC), under the auspices of NOAA NESDIS and NCEP, is responsible for monitoring all available satellite imagery for volcanic ash plumes and issuing Volcanic Ash Advisories (VAA).  The National Centers for Environmental Prediction is responsible for issuing Volcanic Ash Forecast Transport and Dispersion (VAFTAD) Models, which are used in the production of VAAs.  Data from the Total Ozone Mapping Spectrometer (TOMS) satellite and the Moderate Resolution Imaging Spectroradiometer (MODIS) onboard the Terra and Aqua Earth-observing research satellites are actively used by the VAAC in the monitoring of volcanic activity.  NASA-built sensors on NOAA’s Geostationary Operational Environmental Satellites (GOES) and Polar Operational Environmental Satellites (POES) also support the VAAC in fulfilling its mission.  POC: Director, Gloria Swanson.

(8)  NOAA/U. of Wisconsin Cooperative Institute for Meteorological Satellite Studies (CIMSS). UW CIMSS is a leading weather satellite research activity and it is currently a primary research partner in NASA ESE Aviation applications.  POC: Director, Dr. Hank Revercomb.

(9)  NOAA Forecast Systems Laboratory (FSL). NOAA FSL is NOAA’s primary model development activity. They are also a key collaborator with the FAA AWRP’s Model Development and Enhancement Team, which developed the RUC model. The FSL is also the lead activity in developing the Weather Forecasting and Research Model (WRF) and is expected to collaborate extensively with the Aviation Applications Program to incorporate satellite data into modeling activities associated with aviation weather applications.  POC:  Stan Benjamin.

(10)  National Center for Atmospheric Research (NCAR) Research Applications Program (RAP). NCAR RAP is the single largest research activity supporting the FAA AWRP. The ESE Aviation Applications Program supports ESE and NOAA satellite data integration research at NCAR RAP to enhance FAA AWRP products.  POC: Bruce Carmichael and David Johnson.

(11)  MIT Lincoln Laboratory (LL). MIT LL is a participating research laboratory in the FAA AWRP. Satellite applications research at MIT LL is also supported by the ESE Aviation Applications Program to assist the FAA AWRP to incorporate ESE, DOD, and other satellite data into AWRP products.  POC:  Mark Weber.

(12)   National Institute of Aerospace (NIA). The NIA is a NASA-funded consortium of leading universities who are conducting cutting edge research in science and engineering.  POC:  Bill Grose.

(13)  United States Weather Research Program (USWRP).  The USWRP is a partnership among several governmental agencies–NOAA, NASA, DOE, DOT, USDA, the American Meteorological Society, the National Science Foundation (NSF), and the U.S. Navy–and the academic and commercial communities. USWRP programs are implemented through a series of highly focused projects that were selected based on advice from members of the scientific and user communities. The program’s initial scientific foci for FY 2000-2006 are landfalling hurricanes; heavy precipitation and flooding, focusing on the optimal use of data and improved numerical precipitation guidance; societal and economic impacts.

(14)  Aerospace States Association (ASA).   The Aerospace States Association (ASA) is the nation's premier aerospace advocacy organization representing states. ASA focuses on national aviation and space policy development, economic advancement, scientific enrichment, and academic excellence. Membership in ASA is open to all U. S. states and territories with forty-four states currently members of ASA. Each state is represented by a governor-appointed delegate who heads the states' delegation, which is composed of alternate delegates representing state agencies, commissions, organizations and other key aerospace leaders. In many states, the Lieutenant Governor serves as the state's delegate to ASA. State ASA delegations collectively promote the unique interests of the states in federal aerospace policy formulation and implementation.

(15)  Western Governors Association (WGA).  The WGA addresses important policy and governance issues in the West, advances the role of the Western states in the federal system, and strengthens the social and economic fabric of the region. WGA develops policy and carries out programs in the areas of natural resources, the environment, human services, economic development, international relations and state governance. WGA acts as a center of innovation and promotes shared development of solutions to regional problems

(16)  National States Geographic Information Council (NSGIC).  The National States Geographic Information Council (NSGIC) is an organization of States committed to efficient and effective government through the prudent adoption of geospatial information technologies. Members of NSGIC include delegations of senior state geographic information system managers from across the United States. Other members include representatives from federal agencies, local government, the private sector, academia and other professional organizations. A rich and diverse group, the NSGIC membership includes nationally and internationally recognized experts in geographic information systems (GIS), geospatial data production and management, and information technology policy.

(17)  GLOBE.  GLOBE is a worldwide hands-on, primary and secondary school-based education and science program designed to improve skills and inspire children in the areas of mathematics and science.

Extended information on International Partners:

(1)  National Research Council (NRC) Canada, Meteorological Service Canada (MSC) and the Canadian Weather Research Program (CWRP).  ASAP collaborates with the NRC and MSC personnel through the CWRP in both THORPEX and Alliance Icing Research Study (AIRS) campaigns.  AIRS is the field research arm of the Aircraft Icing Research Alliance between NASA and the NRC.  POC:  Director (CWRP), Jim Abraham.

(2)  Radio Technical Commission for Aeronautics (RTCA).  RTCA, Inc. is a private, not-for-profit corporation that develops consensus-based recommendations regarding communications, navigation, surveillance, and air traffic management (CNS/ATM) system issues. RTCA functions as a Federal Advisory Committee. Its recommendations are used by the Federal Aviation Administration (FAA) as the basis for policy, program, and regulatory decisions and by the private sector as the basis for development, investment and other business decisions.  Organized in 1935 as the Radio Technical Commission for Aeronautics, RTCA today includes roughly 250 government, industry and academic organizations from the United States and around the world.

(3)  International Civil Aviation Organization (ICAO).  ICAO is the international governing body for civil aviation under the auspices of the United Nations.

APPENDIX II:

Gantt Chart (beginning next page):

# Footnotes

These measures are like gauges in an automobile - they serve as indicators to help the management team track conditions and identify issues in order to keep the program aligned with the plan & meet objectives.