UNITED STATES DEPARTMENT AGRICULTURE

Rural Utilities Service

BULLETIN 1753F-201(PC-4)

SUBJECT:  RUS Standard for Acceptance Tests and Measurements

of Telecommunications Plant

TO:  All Telecommunications Borrowers

RUS Telecommunications Staff

EFFECTIVE DATE:  June 2, 1997.

EXPIRATION DATE:  Date of change in 7 CFR §§ 1755.400 through 1755.407 by rulemaking.

OFFICE OF PRIMARY INTEREST:  Outside Plant Branch, Telecommunications Standards Division.

PREVIOUS INSTRUCTIONS:  This bulletin replaces RUS Bulletin

345-63, RUS Standard for Acceptance Tests and Measurements of Telephone Plant, PC-4, issued May 20, 1976.

FILING INSTRUCTIONS:  Discard RUS Bulletin 345-63, RUS Standard for Acceptance Tests and Measurements of Telephone Plant, PC-4, dated May 20, 1976, and replace it with this bulletin.  File with 7 CFR 1755.  This bulletin is available to the RUS staff on RUSNET (text only) and can be accessed via Internet at http://www.usda.gov/rus/home/home.htm

PURPOSE:  This standard covers RUS acceptance tests and measurements to be performed on installed copper and fiber optic cable telecommunications plant.  This bulletin is a reformat of the text codified in 7 CFR 1755.400 through 7 CFR 1755.407 published at 62 FR 23958, dated May 2, 1997.

Every effort has been made to ensure the accuracy of this document.  However, in case of discrepancies, the regulations at 7 CFR 1755.400 through 7 CFR 1755.407 are the authorized sources.

Wally Beyer                                   8/26/97

Administrator                                    Date

TABLE OF CONTENTS

CFR to Bulletin Conversion Table ......................... 6

Abbreviations ........................................... 12

Definitions ............................................. 13

1.	Scope ................................................... 14

2.	Ground Resistance Measurements .......................... 15

2.1  .................................................. 15

2.2  .................................................. 15

2.3  Method of Measurement ............................ 15

2.4  Test Equipment ................................... 15

2.5  Applicable Results ............................... 15

2.6  Data Records ..................................... 15

2.7  Probable Causes of Nonconformance ................ 16

3.	Copper Cable Telecommunications Plant Measurements ...... 16

3.1  Shield or Shield/Armor Continuity ................ 16

3.2  Conductor Continuity ............................. 21

3.3  DC Insulation Resistance (IR) .................... 21

3.4  DC Loop Resistance and DC Resistance

Unbalance Measurement ............................ 24

3.5  Subscriber Loop Measurement (Loop Checking) ...... 26

3.6  One-Person Open Circuit Measurement

(Subscriber Loops) ............................... 33

3.7  Carrier Insertion Loss Measurement

(Carrier Frequencies) ............................ 37

4.	Fiber Optic Cable Telecommunications Plant

Measurements ............................................ 40

4.1  Armor Continuity ................................. 40

4.2  Fiber Optic Splice Loss Measurement .............. 41

4.3  End-to-End Attenuation Measurement ............... 43

4.4  End-to-End Fiber Signature Measurement ........... 43

5.	Voiceband Data Transmission Measurements ................ 44

5.1  Introduction ..................................... 44

5.2  Signal-to-C Notched Noise (S/CNN)

Measurement ...................................... 44

5.3  Signal-to-Intermodulation Distortion (S/IMD)

Measurement ...................................... 45

5.4  Envelope Delay Distortion (EDD) Measurement ...... 46

5.5  Amplitude Jitter (AJ) Measurement ................ 47

5.6  Phase Jitter (PJ) Measurement .................... 48

5.7  Impulse Noise Measurement ........................ 49

TABLE OF CONTENTS - Continued

6.	Shield or Armor Ground Resistance Measurements .......... 50

6.1  .................................................. 50

6.2  Method of Measurement ............................ 50

6.3  Test Equipment ................................... 50

6.4  Applicable Results ............................... 50

6.5  Data Record ...................................... 51

6.6  Probable Cause for Nonconformance ................ 51

7.	Data Formats ............................................ 52

FORMAT I  OUTSIDE PLANT ACCEPTANCE TEST - SUBSCRIBER

LOOPS ....................................... 53

FORMAT II  OUTSIDE PLANT ACCEPTANCE TEST - TRUNK

CIRCUITS ................................... 54

FORMAT III  OUTSIDE PLANT ACCEPTANCE TEST - T1 or T1C

CARRIER PAIRS ............................. 55

FORMAT IV  OUTSIDE PLANT ACCEPTANCE TEST - STATION

CARRIER PAIRS .............................. 56

FORMAT V  OUTSIDE PLANT ACCEPTANCE TEST - FIBER OPTIC

TELECOMMUNICATIONS PLANT .................... 57

FORMAT VI  VOICEBAND DATA TRANSMISSION - NONLOADED

SUBSCRIBER LOOPS ........................... 58

FORMAT VII  VOICEBAND DATA TRANSMISSION - TRUNK

CIRCUITS .................................. 59

TABLES AND FIGURES

TABLE 1  Shield Resistance @68(F (20(C) Cable Diameters

Versus Shield Types (English Units) ................ 18

TABLE 2  Shield Resistance @68(F (20(C) Cable Diameters

Versus Shield Types (Metric Units) ................. 19

TABLE 3  DC Loop Resistance @68(F (20(C) .................... 25

TABLE 4  Frequency Attenuation @68(F (20(C) D66 Loaded

Exchange Cables 83 Nanofarads (nF)/mile (52 nF/km) . 29

TABLE 5  Frequency Attenuation @68(F (20(C) H88 Loaded

Exchange Cables 83 nF/mile (52 nF/km) .............. 30

TABLE 6  Frequency Attenuation @68(F (20(C) Nonloaded

Exchange Cables 83 nF/mile (52 nF/km) .............. 31

TABLES AND FIGURES - Continued

TABLE 7  Cable Attenuation @68(F (20(C) Filled Cables -

Solid Insulation ................................... 38

TABLE 8  Cable Attenuation @68(F (20(C) Filled Cables -

Expanded Insulation ................................ 39

FIGURE 1  GROUND RESISTANCE MEASUREMENT ..................... 60

FIGURE 2  SHIELD OR SHIELD/ARMOR RESISTANCE MEASUREMENT ..... 61

FIGURE 3  DC INSULATION RESISTANCE MEASUREMENT .............. 62

FIGURE 4  DC LOOP RESISTANCE MEASUREMENT .................... 63

FIGURE 5  DC LOOP RESISTANCE UNBALANCE MEASUREMENT .......... 64

FIGURE 6  INSERTION LOSS AND FREQUENCY RESPONSE

MEASUREMENT AT SUBSCRIBER LOCATION USING LOOP

CHECKING EQUIPMENT ................................ 65

FIGURE 7  NOISE MEASUREMENT AT SUBSCRIBER LOCATION

USING LOOP CHECKING EQUIPMENT ..................... 66

FIGURE 8  ONE-PERSON OPEN CIRCUIT MEASUREMENT

IMPEDANCE OR PULSE RETURN PATTERN ................. 67

FIGURE 9  ONE-PERSON OPEN CIRCUIT MEASUREMENT

RETURN LOSS BALANCED TO ARTIFICIAL LINE ........... 68

FIGURE 10  ONE-PERSON OPEN CIRCUIT MEASUREMENT

STRUCTURAL RETURN LOSS USING LEVEL TRACER ........ 69

FIGURE 11  CARRIER FREQUENCY INSERTION LOSS MEASUREMENT

CABLE FACILITIES ................................. 70

FIGURE 12  EFFECTS OF BRIDGE TAPS ON ATTENUATION ............ 71

FIGURE 13  EFFECTS OF LOADING COILS ON ATTENUATION .......... 72

FIGURE 14  FIBER OPTIC FIELD SPLICE LOSS MEASUREMENT ........ 73

FIGURE 15  FIBER OPTIC CENTRAL OFFICE SPLICE

LOSS MEASUREMENT ................................. 74

FIGURE 16  END-TO-END FIBER OPTIC ATTENUATION MEASUREMENT

SHOWING MEASUREMENT IN ONE DIRECTION ONLY ........ 75

TABLES AND FIGURES - Continued

FIGURE 17  END-TO-END FIBER OPTIC SIGNATURE MEASUREMENT

SHOWING MEASUREMENT IN ONE DIRECTION ONLY ........ 76

FIGURE 18  SHIELD OR ARMOR GROUND RESISTANCE MEASUREMENT .... 77

INDEX:

Outside Plant

Construction

Acceptance Testing

Telecommunications

CFR TO BULLETIN CONVERSION TABLE

7 CFR 1755. 400 to 7 CFR 1755.407	Bulletin 1753F-201

7 CFR 1755.400	Bulletin Title

7 CFR 1755.401	1.

(a)	1.1

(a)(1)	1.1.1
	(a)(2)	1.1.2
	(a)(3)	1.1.3
	(a)(4)	1.1.4
	(a)(5)	1.1.5

(b)	1.2
	(c)	1.3
	(d)	1.4
	(e)	1.5

-	1.6

7 CFR 1755.402	2.

(a)	2.1
	(b)	2.2
	(c)	2.3
	(d)	2.4
	(e)	2.5

(e)(1)	2.5.1
	(e)(2)	2.5.2
	(e)(3)	2.5.3

(f)	2.6

(g)	2.7

7 CFR 1755.403	3.

(a)	3.1

(a)(1)	3.1.1
	(a)(2)	3.1.2
	(a)(3)	3.1.3

(a)(3)(i)	3.1.3.1
	(a)(3)(ii)	3.1.3.2

(a)(4)	3.1.4

(a)(4)(i)	3.1.4.1
	(a)(4)(ii)	3.1.4.2

(a)(5)	3.1.5

(a)(5)(i)	3.1.5.1
	(a)(5)(ii)	3.1.5.2
	(a)(5)(iii)	3.1.5.3
	(a)(5)(iv)	3.1.5.4
	(a)(5)(v)	3.1.5.5

(a)(6)	3.1.6
	(a)(7)	3.1.7

(b)	3.2
	(c)	3.3

(c)(1)	3.3.1
	(c)(2)	3.3.2

(c)(2)(i)	3.3.2.1
	(c)(2)(ii)	3.3.2.2

(c)(2)(iii)	3.3.2.3

CFR TO BULLETIN CONVERSION TABLE

7 CFR 1755. 400 to 7 CFR 1755.407	Bulletin 1753F-201

(c)(3)	3.3.3

(c)(3)(i)	3.3.3.1

(c)(3)(ii)	3.3.3.2

(c)(3)(iii)	3.3.3.3

(c)(4)	3.3.4

(c)(4)(i)	3.3.4.1

(c)(4)(ii)	3.3.4.2

(c)(4)(iii)	3.3.4.3

(c)(4)(iv)	3.3.4.4

(c)(4)(v)	3.3.4.5

(c)(5)	3.3.5

(c)(6)	3.3.6

(c)(6)(i)	3.3.6.1

(c)(6)(ii)	3.3.6.2

(c)(6)(iii)	3.3.6.3

(d)	3.4

(d)(1)	3.4.1
	(d)(2)	3.4.2
	(d)(3)	3.4.3
	(d)(4)	3.4.4
	(d)(5)	3.4.5
	(d)(6)	3.4.6

(d)(6)(i)	3.4.6.1
	(d)(6)(ii)	3.4.6.2

(d)(6)(ii)(A)	3.4.6.2.1
	(d)(6)(ii)(B)	3.4.6.2.2
	(d)(6)(ii)(C)	3.4.6.2.3
	(d)(6)(ii)(D)	3.4.6.2.4

(d)(6)(iii)	3.4.6.3
	(d)(6)(iv)	3.4.6.4
	(d)(6)(v)	3.4.6.5
	(d)(6)(vi)	3.4.6.6

(d)(7)	3.4.7
	(d)(8)	3.4.8

(e)	3.5

(e)(1)	3.5.1
	(e)(2)	3.5.2
	(e)(3)	3.5.3
	(e)(4)	3.5.4

(e)(4)(i)	3.5.4.1
	(e)(4)(ii)	3.5.4.2

(e)(5)	3.5.5

(e)(5)(i)	3.5.5.1
	(e)(5)(ii)	3.5.5.2

(e)(6)	3.5.6

(e)(6)(i)	3.5.6.1

(e)(6)(i)(A)	3.5.6.1.1
	(e)(6)(i)(B)	3.5.6.1.2

(e)(6)(i)(C)	3.5.6.1.3

CFR TO BULLETIN CONVERSION TABLE

7 CFR 1755. 400 to 7 CFR 1755.407	Bulletin 1753F-201

(e)(6)(i)(D)	3.5.6.1.4

(e)(6)(i)(E)	3.5.6.1.5

(e)(6)(i)(F)	3.5.6.1.6

(e)(6)(i)(G)	3.5.6.1.7

(e)(6)(i)(H)	3.5.6.1.8

(e)(6)(ii)	3.5.6.2

(e)(7)	3.5.7
	(e)(8)	3.5.8

(e)(8)(i)	3.5.8.1
	(e)(8)(ii)	3.5.8.2

(f)	3.6

(f)(1)	3.6.1
	(f)(2)	3.6.2

(f)(3)	3.6.3
	(f)(4)	3.6.4
	(f)(5)	3.6.5

(f)(5)(i)	3.6.5.1
	(f)(5)(ii)	3.6.5.2
	(f)(5)(iii)	3.6.5.3

(f)(6)	3.6.6
	(f)(7)	3.6.7

(f)(7)(i)	3.6.7.1
	(f)(7)(ii)	3.6.7.2
	(f)(7)(iii)	3.6.7.3
	(f)(7)(iv)	3.6.7.4
	(f)(7)(v)	3.6.7.5
	(f)(7)(vi)	3.6.7.6

(f)(8)	3.6.8

(f)(8)(i)	3.6.8.1

(f)(8)(ii)	3.6 8.2

(f)(9)	3.6.9

(g)	3.7

(g)(1)	3.7.1
	(g)(2)	3.7.2
	(g)(3)	3.7.3
	(g)(4)	3.7.4

(g)(4)(i)	3.7.4.1
	(g)(4)(ii)	3.7.4.2
	(g)(4)(iii)	3.7.4.3
	(g)(4)(iv)	3.7.4.4

(g)(5)	3.7.5
	(g)(6)	3.7.6

7 CFR 1755.404	4.

(a)	4.1
	(a)(1)	4.1.1

(a)(2)	4.1.2

(a)(3)	4.1.3

(a)(4)	4.1.4

(a)(5)	4.1.5

CFR TO BULLETIN CONVERSION TABLE

7 CFR 1755. 400 to 7 CFR 1755.407	Bulletin 1753F-201

(a)(6)	4.1.6

(a)(7)	4.1.7

(b)	4.2

(b)(1)	4.2.1

(b)(2)	4.2.2

(b)(2)(i)	4.2.2.1
	(b)(2)(ii)	4.2.2.2

(b)(3)	4.2.3
	(b)(4)	4.2.4

(b)(4)(i)	4.2.4.1
	(b)(4)(ii)	4.2.4.2
	(b)(4)(iii)	4.2.4.3
	(b)(4)(iv)	4.2.4.4
	(b)(4)(v)	4.2.4.5
	(b)(4)(vi)	4.2.4.6

(b)(5)	4.2.5
	(b)(6)	4.2.6

(c)	4.3

(c)(1)	4.3.1
	(c)(2)	4.3.2
	(c)(3)	4.3.3
	(c)(4)	4.3.4
	(c)(5)	4.3.5
	(c)(6)	4.3.6

(d)	4.4
	(d)(1)	4.4.1
	(d)(2)	4.4.2

(d)(3)	4.4.3

(d)(4)	4.4.4

(d)(5)	4.4.5

(d)(6)	4.4.6

7 CFR 1755.405	5.

(a)	5.1

(b)	5.2

(b)(1)	5.2.1

(b)(2)	5.2.2

(b)(3)	5.2.3

(b)(4)	5.2.4

(b)(5)	5.2.5

(b)(6)	5.2.6

(b)(7)	5.2.7

(c)	5.3

(c)(1)	5.3.1

(c)(2)	5.3.2

(c)(3)	5.3.3

(c)(4)	5.3.4

(c)(5)	5.3.5

(c)(6)	5.3.6

(c)(7)	5.3.7

CFR TO BULLETIN CONVERSION TABLE

7 CFR 1755. 400 to 7 CFR 1755.407	Bulletin 1753F-201

(c)(8)	5.3.8

(c)(9)	5.3.9

(d)	5.4

(d)(1)	5.4.1

(d)(2)	5.4.2

(d)(3)	5.4.3
	(d)(4)	5.4.4

(d)(5)	5.4.5
	(d)(6)	5.4.6

(d)(7)	5.4.7

(d)(8)	5.4.8

(e)	5.5

(e)(1)	5.5.1
	(e)(2)	5.5.2

(e)(3)	5.5.3
	(e)(4)	5.5.4

(e)(5)	5.5.5
	(e)(6)	5.5.6

(e)(7)	5.5.7

(e)(8)	5.5.8

(e)(9)	5.5.9

(f)	5.6

(f)(1)	5.6.1
	(f)(2)	5.6.2

(f)(3)	5.6.3
	(f)(4)	5.6.4

(f)(5)	5.6.5
	(f)(6)	5.6.6

(f)(7)	5.6.7

(f)(8)	5.6.8

(f)(9)	5.6.9

(g)	5.7

(g)(1)	5.7.1
	(g)(2)	5.7.2

(g)(3)	5.7.3
	(g)(4)	5.7.4

(g)(5)	5.7.5
	(g)(6)	5.7.6

(g)(7)	5.7.7

7 CFR 1755.406	6.

(a)	6.1

(b)	6.2

(b)(1)	6.2.1

(b)(2)	6.2.2

(c)	6.3

(c)(1)	6.3.1

(c)(2)	6.3.2

(c)(3)	6.3.3

(c)(4)	6.3.4

CFR TO BULLETIN CONVERSION TABLE

7 CFR 1755. 400 to 7 CFR 1755.407	Bulletin 1753F-201

(d)	6.4

(d)(1)	6.4.1
	(d)(2)	6.4.2

(d)(3)	6.4.3
	(d)(4)(i)	6.4.4

(d)(4)(ii)	6.4.5

(d)(5)	6.4.6

(e)	6.5

(f)	6.6

(f)(1)	6.6.1

(f)(2)	6.6.2

(f)(3)	6.6.3

7 CFR 1755.407	7.

-	7.1

ABBREVIATIONS

ac	Alternating current

ANSI	American National Standards Institute

AJ	Amplitude jitter

AWG	American Wire Gauge

(C	Centigrade temperature scale

CFSRL	Critical Frequency of Structural Return Loss

CO	Central office

dB	Decibels

dBm0	Decibels relative to one milliwatt, referred to a

zero transmission level point

dBrnc	Decibels above Reference Noise C-Message Weighted

dBrnC0	Decibels relative to one picowatt reference noise

level, measured with C-message frequency weighting,

referred to a zero transmission level point

dc	Direct current

EED	Envelope Delay Distortion

(F	Fahrenheit temperature scale

f	Frequency

ft	Feet

Hz	Hertz

IEEE	Institute of Electrical and Electronic Engineers

IMD	Intermodulation Distortion

in.	Inches

IR	Insulation resistance

kHz	Kilohertz

km	Kilometer

m	Meter

Mb/s	Megabit per second

MDF	Main Distributing Frame

MGB	Master Ground Bar

mm	Millimeter

nF	Nanofarad

NID	Network interface device

NM	Circuit noise

OTDR	Optical time domain reflectometer

%	Percent

(p-p	Degrees peak-to-peak

PBN	Precision balance network

PI	Power influence

PJ	Phase jitter

RED	Relative Envelope Delay

RST	Remote Switching Terminal

RUS	Rural Utilities Service

S/CNN	Signal-to-C-Notched Noise

S/IMD	Signal-to-Intermodulation Delay

SRL	Structural return loss

TE&CM	Telecommunications Engineering and Construction 	Manual

UI	Unit interval

DEFINITIONS

Amplitude Jitter:  A measurement of any fluctuation in the peak amplitude value of a fixed tone signal at 1,004 Hz from its nominal value.

C-Message Weighted:  A weighting derived from listening tests, to indicate the relative annoyance or speech impairment by an interfering signal of frequency (f) as heard through a “500-type” telephone set.

Envelope Delay Distortion:  A measure of the linearity or uniformity of the phase versus frequency characteristics of a transmission facility.

D66 Loading:  A specific loading scheme using a 66 millihenry inductor spaced nominally at 4,500 ft (1,371 m) intervals.

H88 Loading:  A specific loading scheme using an 88 millihenry inductor spaced nominally at 6,000 ft (1,829 m) intervals.

Impulse Noise:  A measurement of the presence of unusually large noise excursions of short duration that are beyond the normal background noise levels on a facility.

Phase Jitter:  A measure of any fluctuation in the zero crossings of a fixed tone signal (usually 1,004 Hz) from their nominal position in time within the voiceband.

Signal-to-C Notched Noise:  A logarithmic ratio expressed in dB of a 1,004 Hz holding tone signal compared to C-message weighted noise level.

Signal-to-Intermodulation Distortion:  A measure of the distortion produced by extraneous frequency cross products, known as intermodulation products, when a multi-tone signal is applied to a system.

T1 Digital Carrier:  A 24 channel 1.544 megabit per second (Mb/s) pulse code modulation system.

T1C Digital Carrier:  A 48 channel 3.152 Mb/s pulse code modulation system.

1.  SCOPE

1.1  Acceptance tests outlined in this bulletin are applicable to plant constructed by contract or force account.  This testing standard provides for the following:

1.1.1  Specific types of tests or measurements for the different types of telecommunications plant and equipment;

1.1.2  The method of measurement and types of measuring equipment;

1.1.3  The expected results and tolerances permitted to meet the acceptable standards and objectives;

1.1.4  Suggested formats for recording the results of the measurements and tests; and

1.1.5  Some probable causes of nonconformance and methods for corrective action, where possible.

1.2  Alternative methods of measurements that provide suitable alternative results shall be permitted with the concurrence of the Rural Utilities Service (RUS).

1.3  For the purpose of this testing standard, a "measurement" shall be defined as an evaluation where quantitative data is obtained (e.g., resistance in ohms, structural return loss in decibels (dB), etc.) and a "test" shall be defined as an evaluation where no quantitative data is obtained (e.g., a check mark indicating conformance is usually the result of the test).

1.4  The sequence of tests and measurements described in this standard have been prepared as a guide.  Variations from the sequence may be necessary on an individual application basis.

1.5  There is some overlap in the methods of testing shown; also, the extent of each phase of testing may vary on an individual basis.  The borrower shall determine the overall plan of testing, the need and extent of testing, and the responsibility for each phase of testing.

1.6  Copies of the American National Standards Institute (ANSI) T1.506-1990, “American National Standard for Telecommunications - Network Performance - Transmission Specifications for Switched Exchange Access Network,” including supplement ANSI T1.506a-1992, and American National Standards Institute/Institute of Electrical and Electronics Engineers (ANSI/IEEE) 743-1984, “IEEE Standard Methods and Equipment for Measuring the Transmission Characteristics of Analog Voice Frequency Circuits,” referenced in this standard can both be obtained for nominal fees at the address indicated below:

ANSI, Customer Service

11 West 42nd Street

New York, New York 10036

Telephone No. (212) 642-4900

2.  GROUND RESISTANCE MEASUREMENTS

2.1  The resistance of the central office (CO) and the remote switching terminal (RST) ground shall be measured before and after it has been bonded to the master ground bar (MGB) where it is connected to the building electric service ground.

2.2  The ground resistance of electronic equipment such as span line repeaters, carrier terminal equipment, concentrators, etc. shall be measured.

2.3  Method of Measurement:  The connection of test equipment for the ground resistance measurement shall be as shown in Figure 1.  Refer to RUS Bulletin 1751F-802, "Electrical Protection Grounding Fundamentals," for a comprehensive discussion of ground resistance measurements.

2.4  Test Equipment:  The test equipment for making this measurement is shown in Figure 1.

2.5  Applicable Results:

2.5.1  For the CO and RST, the resistance after the bond has been made to the MGB electric service ground shall not exceed 5 ohms.  Where the measured ground resistance exceeds 5 ohms, the borrower shall determine what additional grounding, if any, shall be provided.

2.5.2  For electronic equipment, the ground resistance shall not exceed 25 ohms.  Where the measured ground resistance exceeds 25 ohms, the borrower shall determine what additional grounding, if any, shall be provided.

2.5.3  When ground resistance measurements exceed the ground resistance requirements of Paragraphs 2.5.1 and 2.5.2 of this bulletin, refer to RUS Bulletin 1751F-802, "Electrical Protection Grounding Fundamentals," for suggested methods of reducing the ground resistance.

2.6  Data Record:  Results of the CO and RST ground resistance measurements shall be recorded.  A suggested format similar to Format I, Outside Plant Acceptance Tests - Subscriber Loops, in Paragraph 7 of this bulletin or a format specified in the applicable construction contract may be used.  Results of the electronic equipment ground resistance measurements shall be recorded.  A suggested format similar to Format II, Outside Plant Acceptance Tests - Trunk Circuits, in Paragraph 7 of this bulletin or a format specified in the applicable construction contract may be used.  Data showing approximate moisture content of the soil at the time of measurement, the temperature, the type of soil and a description of the test equipment used shall also be included.

2.7  Probable Causes of Nonconformance:  Refer to RUS Bulletin 1751F-802, "Electrical Protection Grounding Fundamentals," and Telecommunications Engineering and Construction Manual (TE&CM) Section 810, "Electrical Protection of Electronic Analog and Digital Central Office Equipment," for possible causes of nonconformance and suggested methods for corrective action.

3.  COPPER CABLE TELECOMMUNICATIONS PLANT MEASUREMENTS

3.1  Shield or Shield/Armor Continuity:

3.1.1  Tests and measurements shall be made to ensure that cable shields or shield/armors are electrically continuous.  There are two areas of concern.  The first is shield or shield/armor bonding within a pedestal or splice and the second is shield or shield/armor continuity between pedestals or splices.

3.1.2  Measurement techniques outlined here for verification of shield or shield/armor continuity are applicable to buried cable plant.  Measurements of shield continuity between splices in aerial cable plant should be made prior to completion of splicing.  Conclusive results cannot be obtained on aerial plant after all bonds have been completed to the supporting strand, multigrounded neutral, etc.

3.1.3  Method of Measurement:

3.1.3.1  The shield or shield/armor resistance measurements shall be made between pedestals or splices using either a Wheatstone bridge or a volt-ohm meter.  For loaded plant, measurements shall be made on cable lengths that do not exceed one load section.  For nonloaded plant, measurements shall be made on cable lengths that do not exceed 5,000 feet (ft) (1,524 meters (m)).  All bonding wires shall be removed from the bonding lugs at the far end of the cable section to be measured.  The step-by-step measurement procedure shall be as shown in Figure 2.

3.1.3.2  Cable shield or shield/armor continuity within pedestals or splices shall be measured with a cable shield splice continuity test set.  The step-by-step measurement procedure outlined in the manufacturer's operating instructions for the specific test equipment being used shall be followed.

3.1.4  Test Equipment:

3.1.4.1  The test equipment for measuring cable shield or shield/armor resistance between pedestals or splices is shown in Figure 2.

3.1.4.2  A cable shield splice continuity tester shall be used to measure shield or shield/armor continuity within pedestals or splices.

3.1.5  Applicable Results:

3.1.5.1  The shield or shield/armor resistance per 1000 ft and per kilometer (km) for cable diameters and types of shielding materials are given in Table 1 (English Units) and Table 2 (Metric Units), respectively as follows:

| Table 1 - Shield Resistance @ 68°F (20°C) Cable Diameters Versus Shield Types (English Units) |
| --- |
| Outside Diameter | Nominal Resistance ohm/1000 ft |
| Inches (in.) | A | B | C | D | E | F |
| 0.40 - 0.49 | 0.77 | 1.54 | 1.65 | 1.96 | 2.30 | 5.51 |
| 0.50 - 0.59 | 0.64 | 1.28 | 1.37 | 1.63 | 1.91 | 4.58 |
| 0.60 - 0.69 | 0.51 | 1.03 | 1.10 | 1.31 | 1.53 | 3.67 |
| 0.70 - 0.79 | 0.44 | 0.88 | 0.94 | - | 1.31 | 3.14 |
| 0.80 - 0.89 | 0.38 | 0.77 | 0.82 | - | 1.14 | 2.74 |
| 0.90 - 0.99 | 0.35 | 0.69 | 0.74 | - | 1.03 | 2.47 |
| 1.00 - 1.09 | 0.31 | 0.62 | 0.66 | - | 0.92 | 2.20 |
| 1.10 - 1.19 | 0.28 | 0.56 | 0.60 | - | 0.84 | 2.00 |
| 1.20 - 1.29 | 0.26 | 0.51 | 0.55 | - | 0.77 | 1.84 |
| 1.30 - 1.39 | 0.24 | 0.48 | 0.51 | - | 0.71 | 1.70 |
| 1.40 - 1.49 | 0.22 | 0.44 | 0.47 | - | 0.65 | 1.57 |
| 1.50 - 1.59 | 0.21 | 0.41 | 0.44 | - | 0.61 | 1.47 |
| 1.60 - 1.69 | 0.19 | 0.38 | 0.41 | - | 0.57 | 1.37 |
| 1.70 - 1.79 | 0.18 | 0.37 | 0.39 | - | 0.54 | 1.30 |
| 1.80 - 1.89 | 0.17 | 0.35 | 0.37 | - | 0.51 | 1.24 |
| 1.90 - 1.99 | 0.16 | 0.33 | 0.35 | - | 0.49 | 1.17 |
| 2.00 - 2.09 | 0.15 | 0.31 | 0.33 | - | 0.46 | 1.10 |
| 2.10 - 2.19 | 0.15 | 0.29 | 0.31 | - | 0.43 | 1.03 |
| 2.20 - 2.29 | 0.14 | 0.28 | 0.30 | - | 0.42 | 1.00 |
| 2.30 - 2.39 | 0.14 | 0.27 | 0.29 | - | 0.40 | 0.97 |
| 2.40 - 2.49 | 0.13 | 0.25 | 0.27 | - | 0.38 | 0.90 |
| 2.50 - 2.59 | 0.12 | 0.24 | 0.26 | - | 0.36 | 0.87 |
| 2.60 - 2.69 | 0.12 | 0.23 | 0.25 | - | 0.35 | 0.83 |
| 2.70 - 2.79 | 0.11 | 0.22 | 0.24 | - | 0.33 | 0.80 |
| 2.80 - 2.89 | 0.11 | 0.22 | 0.24 | - | 0.33 | 0.80 |
| 2.90 - 2.99 | 0.11 | 0.22 | 0.23 | - | 0.32 | 0.77 |
| 3.00 - 3.09 | 0.10 | 0.21 | 0.22 | - | 0.31 | 0.73 |
| 3.10 - 3.19 | 0.10 | 0.20 | 0.21 | - | 0.29 | 0.70 |
| 3.20 - 3.29 | 0.10 | 0.20 | 0.21 | - | 0.29 | 0.70 |
| 3.30 - 3.39 | 0.09 | 0.19 | 0.20 | - | 0.28 | 0.67 |
| 3.40 - 3.49 | 0.09 | 0.18 | 0.19 | - | 0.26 | 0.63 |
| 3.50 - 3.59 | 0.09 | 0.18 | 0.19 | - | 0.26 | 0.63 |
| 3.60 - 3.69 | 0.08 | 0.17 | 0.18 | - | 0.25 | 0.60 |
| 3.70 - 3.79 | 0.08 | 0.17 | 0.18 | - | 0.25 | 0.60 |
| 3.80 - 3.89 | 0.08 | 0.16 | 0.17 | - | 0.24 | 0.57 |
| 3.90 - 3.99 | 0.08 | 0.16 | 0.17 | - | 0.24 | 0.57 |
| 4.00 - 4.99 | 0.07 | 0.15 | 0.16 | - | 0.22 | 0.53 |

Where:  Column A - 10 mil Copper shield.

Column B - 5 mil Copper shield.

Column C - 8 mil Coated Aluminum and 8 mil Coated

Aluminum/6 mil Coated Steel shields.

Column D - 7 mil Alloy 194 shield.

Column E - 6 mil Alloy 194 and 6 mil Copper Clad

Stainless Steel shields.

Column F - 5 mil Copper Clad Stainless Steel and

5 mil Copper Clad Alloy Steel shields.

| Table 2 - Shield Resistance @ 68°F (20°C) Cable Diameters Versus Shield Types (Metric Units) |
| --- |
| Outside Diameter | Nominal Resistance ohm/km |
| Millimeters (mm) | A | B | C | D | E | F |
| 10.2 - 12.5 | 2.53 | 5.05 | 5.41 | 6.43 | 7.55 | 18.08 |
| 12.7 - 15.0 | 2.10 | 4.20 | 4.49 | 5.35 | 6.27 | 15.03 |
| 15.2 - 17.5 | 1.67 | 3.38 | 3.61 | 4.30 | 5.02 | 12.04 |
| 17.8 - 20.1 | 1.44 | 2.89 | 3.08 | - | 4.30 | 10.30 |
| 20.3 - 22.6 | 1.25 | 2.53 | 2.69 | - | 3.74 | 8.99 |
| 22.9 - 25.1 | 1.15 | 2.26 | 2.43 | - | 3.38 | 8.10 |
| 25.4 - 27.7 | 1.02 | 2.03 | 2.16 | - | 3.02 | 7.22 |
| 27.9 - 30.2 | 0.92 | 1.84 | 1.97 | - | 2.76 | 6.56 |
| 30.5 - 32.8 | 0.85 | 1.67 | 1.80 | - | 2.53 | 6.04 |
| 33.0 - 35.3 | 0.79 | 1.57 | 1.67 | - | 2.33 | 5.58 |
| 35.6 - 37.8 | 0.72 | 1.44 | 1.54 | - | 2.13 | 5.15 |
| 38.1 - 40.4 | 0.69 | 1.34 | 1.44 | - | 2.00 | 4.82 |
| 40.6 - 42.9 | 0.62 | 1.25 | 1.34 | - | 1.87 | 4.49 |
| 43.2 - 45.5 | 0.59 | 1.21 | 1.28 | - | 1.77 | 4.26 |
| 45.7 - 48.0 | 0.56 | 1.15 | 1.21 | - | 1.67 | 4.07 |
| 48.3 - 50.5 | 0.52 | 1.08 | 1.15 | - | 1.61 | 3.84 |
| 50.8 - 53.1 | 0.49 | 1.02 | 1.08 | - | 1.51 | 3.61 |
| 53.3 - 55.6 | 0.49 | 0.95 | 1.02 | - | 1.41 | 3.38 |
| 55.9 - 58.2 | 0.46 | 0.92 | 0.98 | - | 1.38 | 3.28 |
| 58.4 - 60.7 | 0.46 | 0.89 | 0.95 | - | 1.31 | 3.18 |
| 61.0 - 63.2 | 0.43 | 0.82 | 0.89 | - | 1.25 | 2.95 |
| 63.5 - 65.8 | 0.39 | 0.79 | 0.85 | - | 1.18 | 2.85 |
| 66.0 - 68.3 | 0.39 | 0.75 | 0.82 | - | 1.15 | 2.72 |
| 68.6 - 70.9 | 0.36 | 0.72 | 0.79 | - | 1.08 | 2.62 |
| 71.1 - 73.4 | 0.36 | 0.72 | 0.79 | - | 1.08 | 2.62 |
| 73.7 - 75.9 | 0.36 | 0.72 | 0.75 | - | 1.05 | 2.53 |
| 76.2 - 78.5 | 0.33 | 0.69 | 0.72 | - | 1.02 | 2.39 |
| 78.7 - 81.0 | 0.33 | 0.66 | 0.69 | - | 0.95 | 2.30 |
| 81.3 - 83.6 | 0.33 | 0.66 | 0.69 | - | 0.95 | 2.30 |
| 83.6 - 86.1 | 0.29 | 0.62 | 0.66 | - | 0.92 | 2.20 |
| 86.4 - 88.6 | 0.29 | 0.59 | 0.62 | - | 0.85 | 2.07 |
| 88.9 - 91.2 | 0.29 | 0.59 | 0.62 | - | 0.85 | 2.07 |
| 91.4 - 93.7 | 0.26 | 0.56 | 0.59 | - | 0.82 | 1.97 |
| 94.0 - 96.3 | 0.26 | 0.56 | 0.59 | - | 0.82 | 1.97 |
| 96.5 - 98.8 | 0.26 | 0.52 | 0.56 | - | 0.79 | 1.87 |
| 99.1 - 101.3 | 0.26 | 0.52 | 0.56 | - | 0.79 | 1.87 |
| 101.6 - 103.9 | 0.23 | 0.49 | 0.52 | - | 0.72 | 1.74 |

Where:  Column A - 10 mil Copper shield.

Column B - 5 mil Copper shield.

Column C - 8 mil Coated Aluminum and 8 mil Coated

Aluminum/6 mil Coated Steel shields.

Column D - 7 mil Alloy 194 shield.

Column E - 6 mil Alloy 194 and 6 mil Copper Clad

Stainless Steel shields.

Column F - 5 mil Copper Clad Stainless Steel and

5 mil Copper Clad Alloy Steel shields.

3.1.5.2  All values of shield and shield/armor resistance provided in Tables 1 and 2 in Paragraph 3.1.5.1 of this bulletin are considered approximations.  If the measured value corrected to 68°F (20°C) is within ( 30 percent (%) of the value shown in Table 1 or 2, the shield and shield/armor shall be assumed to be continuous.

3.1.5.3  To correct the measured shield resistance to the reference temperature of 68°F (20°C) use the following formulae:

R68 = Rt / [1 + A(t - 68)] for English Units

R20 = Rt / [1 + A(t - 20)] for Metric Units

Where:

R68 = Shield resistance corrected to 68°F in ohms.

R20 = Shield resistance corrected to 20°C in ohms.

Rt = Shield resistance at measurement temperature

in ohms.

A = Temperature coefficient of the shield tape.

t = Measurement temperature in °F or (°C).

3.1.5.4  The temperature coefficients (A) for the shield tapes to be used in the formulae referenced in Paragraph 3.1.5.3 of this bulletin are as follows:

a.  5 and 10 mil copper = 0.0021 for English units and

0.0039 for Metric units;

b.  8 mil coated aluminum and 8 mil coated aluminum/6 mil

coated steel = 0.0022 for English units and 0.0040 for

Metric units;

c.  5 mil copper clad stainless steel and 5 mil copper clad

alloy steel = 0.0024 for English units and 0.0044 for

Metric units;

d.  6 mil copper clad stainless steel = 0.0019 for English

units and 0.0035 for Metric units; and

e.  6 and 7 mil alloy 194 = 0.0013 for English units and

0.0024 for Metric units.

3.1.5.5  When utilizing shield continuity testers to measure shield and shield/armor continuity within pedestals or splices, refer to the manufacturer's published information covering the specific test equipment to be used and for anticipated results.

3.1.6  Data Record:  Measurement data from shield continuity tests shall be recorded together with anticipated Table 1 or 2 values (see Paragraph 3.1.5.1 of this bulletin) in an appropriate format to permit comparison.  The recorded data shall include specific location, cable size, cable type, type of shield or shield/armor, if known, etc.

3.1.7  Probable Causes for Nonconformance:  Among probable causes for nonconformance are broken or damaged shields or shield/armors, bad bonding harnesses, poorly connected bonding clamps, loose bonding lugs, etc.

3.2  Conductor Continuity:  After placement of all cable and wire plant has been completed and joined together in continuous lengths, tests shall be made to ascertain that all pairs are free from grounds, shorts, crosses, and opens, except for those pairs indicated as being defective by the cable manufacturer.  The tests for grounds, shorts, crosses, and opens are not separate tests, but are inherent in other acceptance tests discussed in this section.  The test for grounds, shorts, and crosses is inherent when conductor insulation resistance measurements are conducted per Paragraph 3.3 of this bulletin, while tests for opens are inherent when tests are conducted for loop resistance, insertion loss, noise, or return loss measurements, per Paragraphs 3.4, 3.5, or 3.6 of this bulletin.  The borrower shall make certain that all defective pairs are corrected, except those noted as defective by the cable manufacturer in accordance with the marking provisions of the applicable cable and wire specifications.  All defective pairs that are not corrected shall be reported in writing with details of the corrective measures attempted.

3.3  DC Insulation Resistance (IR) Measurement:

3.3.1  IR measurements shall be made on completed lengths of insulated cable and wire plant.

3.3.2  Method of Measurement:

3.3.2.1  The IR measurement shall be made between each conductor and all other conductors, sheath, shield and/or shield/armor, and/or support wire electrically connected together and to the main distributing frame (MDF) ground.  The measurement shall be made from the central office with the entire length of the cable under test and, where used with all protectors and load coils connected.  For COs containing solid state arresters, the solid state arresters shall be removed before making the IR measurements.  Field mounted voice frequency repeaters, where used, may be left connected for the IR test but all carrier frequency equipment, including carrier repeaters and terminals, shall be disconnected.  Pairs used to feed power remote from the

CO shall have the power disconnected and the tip and ring conductors shall be opened before making IR tests.  All conductors shall be opened at the far end of the cable being measured.

3.3.2.2  IR tests are normally made from the MDF with all CO equipment disconnected at the MDF, but this test may be made on new cables at field locations before they are spliced to existing cables.  The method of measurement shall be as shown in Figure 3.

3.3.2.3  If the IR of the conductor cannot be measured because of breakdown of lightning arresters by the test voltage, the arrester units shall be removed and the conductor IR retested.  If the IR then meets the minimum requirements, the conductor will be considered satisfactory.  Immediately following the IR tests, all arrester units which have been removed shall be reinstalled.

3.3.3  Test Equipment:

3.3.3.1  IR measurements shall be made with either an insulation resistance test set or a direct current (dc) bridge type megohmmeter.

3.3.3.2  The IR test set shall have an output voltage not to exceed 500 volts dc and shall be of the hand cranked or battery operated type.

3.3.3.3  The dc bridge type megohmmeter, which may be alternating current (ac) powered, shall have scales and multiplier which make it possible to accurately read IR from 1 megohm to 1 gigohm.  The voltage applied to the conductors under test shall not exceed "250 volts dc" when using an instrument having adjustable test voltage levels.  This will help to prevent breakdown of lightning arresters.

3.3.4  Applicable Results:

3.3.4.1  For all new insulated cable or wire facilities, the expected IR levels are normally greater than 1,000 to 2,000 megohm-mile (1,609 to 3,218 megohm-km).  A value of 500 megohm-mile (805 megohm-km) at 68°F (20°C) shall be the minimum acceptable value of IR.  IR varies inversely with the length and the temperature.

3.3.4.2  The megohm-mile (megohm-km) value for a conductor may be computed by multiplying the actual scale reading in megohms on the test set by the length in miles (km) of the conductor under test.

3.3.4.3  The objective insulation resistance may be determined by dividing 500 by the length in miles (805 by the length in km) of the cable or wire conductor being tested.  The resulting value shall be the minimum acceptable meter scale reading in megohms.

3.3.4.4  Due to the differences between various insulating materials and filling compounds used in manufacturing cable or wire, it is impractical to provide simple factors to predict the magnitude of variation in insulation resistance due to temperature.  The variation can, however, be substantial for wide excursions in temperature from the ambient temperature of 68°F (20°C).

3.3.4.5  Borrowers should be certain that tip and ring IR measurements of each pair are approximately the same.  Borrowers should also be certain that IR measurements are similar for cable or wire sections of similar length and cable or wire type.  If some pairs measure significantly lower, borrowers should attempt to improve these pairs in accordance with cable manufacturer’s recommendations.  (Note:  Only the megohm-mile (megohm-km) requirement shall be cause for rejection, not individual measurement differences.)

3.3.5  Data Record:  The measurement data shall be recorded.  Suggested formats similar to Format I, Outside Plant Acceptance Tests - Subscriber Loops, or Format II, Outside Plant Acceptance Tests - Trunk Circuits, in Paragraph 7 of this bulletin or formats specified in the applicable construction contract may be used.

3.3.6  Probable Causes for Nonconformance:

3.3.6.1  When an IR measurement is below 500 megohm-mile (805 megohm-km), the cable or wire temperature at the time of testing must then be taken into consideration.  If this temperature is well above 68°F (20°C), the measurement shall be disregarded and the cable or wire shall be remeasured at a time when the temperature is approximately 68°F (20°C).  If the result is then 500 megohm-mile (805 megohm-km) or greater, the cable or wire shall be considered satisfactory.

3.3.6.2  Should the cable or wire fail to meet the 500 megohm-mile (805 megohm-km) requirement when the temperature is known to be approximately 68°F (20°C) there is not yet justification for rejection of the cable or wire.  Protectors, lightning arresters, etc., may be a source of low insulation resistance.  These devices shall be removed from the cable or wire and the cable or wire IR measurement shall be repeated.  If the result is acceptable, the cable or wire shall be considered acceptable.  The removed devices which caused the low insulation resistance value shall be identified and replaced, if found defective.

3.3.6.3 When the cable or wire alone is still found to be below the 500 megohm-mile (805 megohm-km) requirement after completing the steps in Paragraph 3.3.6.1 and/or Paragraph 3.3.6.2 of this bulletin, the test shall be repeated to measure the cable or wire in sections to isolate the piece(s) of cable or wire responsible.  The cable or wire section(s) that is found to be below the 500

megohm-mile (805 megohm-km) requirement shall be either repaired in accordance with the cable or wire manufacturer's recommended procedure or shall be replaced as directed by the borrower.

3.4  DC Loop Resistance and DC Resistance Unbalance Measurement:

3.4.1  When specified by the borrower, dc loop resistance and dc resistance unbalance measurements shall be made on all cable pairs used as trunk circuits.  The dc loop resistance and dc resistance unbalance measurements shall be made between CO locations.  Measurements shall include all components of the cable path.

3.4.2  Dc loop resistance and dc resistance unbalance measurements shall be made on all cable pairs used as subscriber loop circuits when:

a.  Specified by the borrower;

b.  A large number of long loops terminate at one location

(similar to trunk circuits); or

c.  Circuit balance is less than 60 dB when computed from

noise measurements as described in Paragraph 3.5 of

this bulletin.

3.4.3  Dc resistance unbalance is controlled to the maximum possible degree by the cable specification.  Allowable random unbalance is specified between tip and ring conductors within each reel.  Further random patterns should occur when the cable conductor size changes.  Cable meeting the unbalance requirements of the cable specification may under some conditions result in of the cable specification may under some conditions result in unacceptable noise levels as discussed in Paragraph 3.4.6.3 of this bulletin.

3.4.4  Method of Measurement:  The method of measurement shall be as detailed in Figures 4 and 5.

3.4.5  Test Equipment: The test equipment is shown in

Figures 4 and 5.

3.4.6  Applicable Results:

3.4.6.1  The measured dc loop resistance shall be within ( 5% of the calculated dc loop resistance when corrected for temperature.

3.4.6.2  The calculated dc loop resistance is computed as follows:

3.4.6.2.1  Multiply the length of each different gauge by the applicable resistance per unit length as shown in Table 3 as follows:

| Table 3 - DC Loop Resistance @ 68°F (20°C) |
| --- |
|  | Loop Resistance |
| American Wire Gauge (AWG) | ohms/1000 ft | ohms/km |
| 19 | 16.1 | 52.8 |
| 22 | 32.4 | 106.3 |
| 24 | 51.9 | 170.3 |
| 26 | 83.3 | 273.3 |

3.4.6.2.2  Add the individual resistances for each gauge to give the total calculated dc loop resistance at a temperature of 68°F (20°C).

3.4.6.2.3  Correct the total calculated dc loop resistance at the temperature of 68°F (20°C) to the measurement temperature by the following formulae:

Rt = R68 x [1 + 0.0022 x (t - 68)] for English Units

Rt = R20 x [1 + 0.0040 x (t - 20)] for Metric Units

Where:

Rt = Loop resistance at the measurement temperature

in ohms.

R68 = Loop resistance at a temperature of 68°F

in ohms.

R20 = Loop resistance at a temperature of 20°C

in ohms.

t = Measurement temperature in °F or (°C).

3.4.6.2.4  Compare the calculated dc loop resistance at the measurement temperature to the measured dc loop resistance to determine compliance with the requirement specified in Paragraph 3.4.6.1 of this bulletin.

3.4.6.3  Resistance varies directly with temperature change.  For copper conductor cables, the dc resistance changes by ( 1% for every ( 5°F (2.8°C) change in temperature from 68°F (20°C).

3.4.6.4  The dc resistance unbalance between the individual conductors of a pair shall not exceed that value which will result in a circuit balance of less than 60 dB when computed from noise measurements as described in Paragraph 3.5 of this bulletin.  It is impractical to establish a precise limit for overall circuit dc resistance unbalance due to the factors controlling its contribution to circuit noise.  These factors include location of the resistance unbalance in relation to a low impedance path to ground (close to the central office) and the magnitude of unbalance in short lengths of cable making up the total circuit length.  The objective is to obtain the minimum unbalance throughout the entire circuit when it is ascertained through noise measurements that dc resistance unbalance may be contributing to poor cable balance.

3.4.6.5  Pairs with poor noise balance may be improved by reversing tip and ring conductors of pairs at cable splices.  Where dc resistance unbalances are systematic over the total trunk circuit or loop circuit length, tip and ring reversals may be made at frequent intervals.  Where the unbalances are concentrated in a shorter section of cable, only one tip and ring reversal should be required.  Concentrated dc resistance unbalance produces maximum circuit noise when located adjacent to the central office.  Concentrated dc resistance unbalance will contribute to overall circuit noise at a point approximately two-thirds (2/3) of the distance to the subscriber.  All deliberate tip and ring reversals shall be tagged and identified to prevent plant personnel from removing the reversals when resplicing these connections in the future.  The number of tip and ring reversals shall be held to a minimum.

3.4.6.6  A systematic dc resistance unbalance can sometimes be accompanied by other cable parameters that are marginal.  Among these are pair-to-pair capacitance unbalance, capacitance unbalance-to-ground, and 150 kilohertz (kHz) crosstalk loss.  Engineering judgment has to be applied in each case.  Rejection of cable for excessive dc resistance unbalance shall only apply to a single reel length, or shorter.

3.4.7  Data Record:  The measurement data for dc loop resistance and dc resistance unbalance shall be recorded.  Suggested formats similar to Format I for subscriber loops and Format II for trunk circuits in Paragraph 7 of this bulletin or formats specified in the applicable construction contract may be used.

3.4.8  Probable Causes for Nonconformance:  Dc loop resistance and dc resistance unbalance are usually the result of the resistance of individual conductors used in the manufacture of the cable.  Resistance unbalance can be worsened by defective splicing of the conductors (splicing connectors, improper crimping tool, etc.).

3.5  Subscriber Loop Measurement (Loop Checking):

3.5.1  When specified by the borrower, insertion loss and noise measurements shall be performed on subscriber loops after connection of a line circuit to the loop by the one person method using loop checking equipment from the customer access location.  For this method, the central office should be equipped with a 900 ohm plus two microfarad quiet termination and a milliwatt generator having the required test frequencies; or a portable milliwatt generator having the desired frequencies may be used, especially, where several small offices are involved.

3.5.2  At a minimum, insertion loss and frequency response of subscriber loop plant shall be measured at 1,000, 1,700, 2,300, and 2,800 Hertz (Hz).  When additional testing frequencies are desired, the additional frequencies shall be specified in the applicable construction contract.

3.5.3  Measurements of insertion loss and noise shall be made on five percent or more of the pairs.  A minimum of five pairs shall be tested on each route.  Pairs shall be selected on a random basis with greater consideration in the selection given to the longer loops.  Consideration shall be given to measuring a large percentage, up to 100 percent, of all loops.

3.5.4  Method of Measurement:

3.5.4.1  Insertion Loss:  The step-by-step measurement procedure shall be as shown in Figure 6.  The output level of the milliwatt generator tones shall be determined prior to leaving the CO.  This shall be accomplished by dialing the milliwatt generator number from a spare line at the MDF and measuring with the same equipment to be used in the tests at customer access locations.  The output levels shall be recorded for reference later.  Insertion loss measurements shall be made across the tip and ring terminals of the pair under test.

3.5.4.2  Noise:  The step-by-step measurement procedure shall be as shown in Figure 7.  Prior to leaving the CO for testing, dial the 900 ohm plus two microfarad quiet termination from a spare pair and measure the termination to determine that it actually is quiet.  Circuit noise (noise-metallic) shall be measured at the customer access location across the tip and ring terminals of the pair under test.  Power influence (direct reading with loop checking equipment) shall be measured at the customer access location from tip and ring conductors-to-ground(this connection is completed via the test unit).  The power influence measurement includes the entire talking connection from the quiet termination to the customer.  (That is, the power influence measurement includes all the CO equipment which normally makes up the connection.)

3.5.5  Test Equipment:

3.5.5.1  Loop checking equipment which is available from several manufacturers may be used for these measurements.  The equipment should have the capability of measuring loop current, insertion loss, circuit noise (NM) and power influence (PI).  The test equipment manufacturer's operating instructions shall be followed.

3.5.5.2 There should be no measurable transmission loss when testing through loop extenders.

3.5.6  Applicable Results:

3.5.6.1  Insertion Loss:

3.5.6.1.1  For D66 loaded cables (a specific loading scheme using a 66 millihenry inductor spaced nominally at 4,500 ft [1,371 m] intervals) measured at a point one-half section length beyond the last load point, the measured nonrepeatered insertion loss shall be within ( 10% at 1000, 1700, 2300, and 2800 Hz, ( 15% at 3400 Hz and ( 20% at 4000 Hz of the calculated insertion loss at the same frequencies and temperature.

3.5.6.1.2  For H88 loaded cables (a specific loading scheme using an 88 millihenry inductor spaced nominally at 6,000 ft [1,829 m] intervals) measured at a point one-half section length beyond the last load point, the measured nonrepeatered insertion loss shall be within ( 10% at 1000, 1700, and 2300 Hz, ( 15% at 2800 Hz, and ( 20% at 3400 Hz of the calculated insertion loss at the same frequencies and temperature.

3.5.6.1.3  For nonloaded cables, the measured insertion loss shall be within ( 10% at 1000, 1700, 2300, and 2800 Hz, ( 15% at

3400 Hz and ( 20% at 4000 Hz of the calculated insertion loss at the same frequencies and temperature.

3.5.6.1.4  For loaded cables, the calculated loss at each desired frequency shall be computed as follows:

a.  Multiply the length in miles (km) of each different

gauge in the loaded portion of the loop (between the

office and a point one-half load section beyond the

furthest load point) by the applicable decibel (dB)/mile

(dB/km) value shown in Table 4 or 5.  This loss

represents the total loss for each gauge in the loaded

portion of the loop;

b.  Multiply the length in miles (km) of each different

gauge in the end section or nonloaded portion of the

cable (beyond a point one-half load section beyond the

furthest load point) by the applicable dB/mile (dB/km)

value shown in Table 6.  This loss represents the total

loss for each gauge in the nonloaded portion of the

loop; and

c.  The total calculated insertion loss is computed by

adding the individual losses determined in Items (a)

and (b) of Paragraph 3.5.6.1.4 of this bulletin.

3.5.6.1.5  For nonloaded cables, the calculated loss at each desired frequency shall be computed by multiplying the length in miles (km) of each different gauge by the applicable dB/mile (dB/km) value shown in Table 6 and then adding the individual losses for each gauge to determine the total calculated insertion loss for the nonloaded loop.

3.5.6.1.6  The attenuation information in Tables 4, 5, and 6 are based on a cable temperature of 68°F (20°C).  Insertion loss varies directly with temperature.  To convert measured losses for loaded cables to a different temperature, use the following value for copper conductors:  For each ( 5°F (± 2.8°C) change in the temperature from 68°F (20°C), change the insertion loss at any frequency by ( 1%.  To convert measured losses for nonloaded cables to a different temperature, use the following value for copper conductors:  For each ( 10°F (± 5.6°C) change in the temperature from 68°F (20°C), change the insertion loss at any frequency by ( 1%.  Tables 4, 5, and 6 are as follows:

| Table 4 - Frequency Attenuation @ 68°F (20°C) D66 Loaded Exchange Cables 83 nanofarad (nF)/mile (52 nF/km) (See Note) |
| --- |
| Frequency | Attenuation dB/mile (dB/km) AWG |
| (Hz) | 19 | 22 | 24 | 26 |
| 200 | 0.41 (0.26) | 0.67 (0.42) | 0.90 (0.56) | 1.21 (0.75) |
| 400 | 0.43 (0.26) | 0.77 (0.48) | 1.09 (0.68) | 1.53 (0.95) |
| 600 | 0.44 (0.27) | 0.80 (0.49) | 1.17 (0.73) | 1.70 (1.06) |
| 800 | 0.44 (0.27) | 0.81 (0.50) | 1.21 (0.75) | 1.80 (1.12) |
| 1000 | 0.44 (0.27) | 0.82 (0.51) | 1.23 (0.76) | 1.86 (1.15) |
| 1200 | 0.45 (0.28) | 0.83 (0.52) | 1.24 (0.77) | 1.91 (1.19) |
| 1400 | 0.45 (0.28) | 0.83 (0.52) | 1.26 (0.78) | 1.94 (1.20) |
| 1600 | 0.45 (0.28) | 0.84 (0.52) | 1.26 (0.78) | 1.96 (1.22) |
| 1800 | 0.45 (0.28) | 0.84 (0.52) | 1.27 (0.78) | 1.98 (1.23) |
| 2000 | 0.46 (0.29) | 0.85 (0.53) | 1.28 (0.79) | 1.99 (1.24) |
| 2200 | 0.46 (0.29) | 0.85 (0.53) | 1.29 (0.80) | 2.01 (1.25) |
| 2400 | 0.47 (0.29) | 0.86 (0.53) | 1.30 (0.81) | 2.02 (1.26) |
| 2600 | 0.47 (0.29) | 0.87 (0.54) | 1.31 (0.81) | 2.04 (1.27) |
| 2800 | 0.48 (0.30) | 0.88 (0.55) | 1.32 (0.82) | 2.07 (1.29) |
| 3000 | 0.49 (0.30) | 0.89 (0.55) | 1.34 (0.83) | 2.10 (1.30) |
| 3200 | 0.50 (0.31) | 0.91 (0.57) | 1.36 (0.84) | 2.13 (1.32) |
| 3400 | 0.52 (0.32) | 0.93 (0.58) | 1.40 (0.87) | 2.19 (1.36) |
| 3600 | 0.54 (0.34) | 0.97 (0.60) | 1.45 (0.90) | 2.26 (1.40) |
| 3800 | 0.57 (0.35) | 1.02 (0.63) | 1.52 (0.94) | 2.36 (1.47) |
| 4000 | 0.62 (0.38) | 1.10 (0.68) | 1.63 (1.01) | 2.53 (1.57) |

Note:  Between end-section lengths of 2,250 ft (686 m) for D66 loading.

| Table 5 - Frequency Attenuation @ 68°F (20°C) H88 Loaded Exchange Cables 83 nF/mile (52 nF/km) (See Note) |
| --- |
| Frequency | Attenuation dB/mile (dB/km) AWG |
| (Hz) | 19 | 22 | 24 | 26 |
| 200 | 0.40 (0.25) | 0.66 (0.41) | 0.90 (0.56) | 1.20 (0.75) |
| 400 | 0.42 (0.26) | 0.76 (0.47) | 1.08 (0.67) | 1.53 (0.95) |
| 600 | 0.43 (0.27) | 0.79 (0.49) | 1.16 (0.72) | 1.70 (1.06) |
| 800 | 0.43 (0.27) | 0.80 (0.50) | 1.20 (0.75) | 1.80 (1.12) |
| 1000 | 0.43 (0.27) | 0.81 (0.50) | 1.23 (0.76) | 1.86 (1.15) |
| 1200 | 0.44 (0.27) | 0.82 (0.51) | 1.24 (0.77) | 1.91 (1.19) |
| 1400 | 0.44 (0.28) | 0.82 (0.51) | 1.25 (0.78) | 1.94 (1.20) |
| 1600 | 0.44 (0.27) | 0.83 (0.52) | 1.26 (0.78) | 1.97 (1.22) |
| 1800 | 0.45 (0.28) | 0.84 (0.52) | 1.28 (0.79) | 1.99 (1.24) |
| 2000 | 0.46 (0.29) | 0.85 (0.53) | 1.29 (0.80) | 2.02 (1.26) |
| 2200 | 0.47 (0.29) | 0.86 (0.53) | 1.31 (0.81) | 2.06 (1.28) |
| 2400 | 0.48 (0.30) | 0.89 (0.55) | 1.34 (0.83) | 2.10 (1.30) |
| 2600 | 0.50 (0.31) | 0.92 (0.57) | 1.39 (0.86) | 2.18 (1.35) |
| 2800 | 0.53 (0.33) | 0.97 (0.60) | 1.47 (0.91) | 2.29 (1.42) |
| 3000 | 0.59 (0.37) | 1.07 (0.66) | 1.60 (0.99) | 2.48 (1.54) |
| 3200 | 0.71 (0.44) | 1.26 (0.78) | 1.87 (1.16) | 2.86 (1.78) |
| 3400 | 1.14 (0.71) | 1.91 (1.19) | 2.64 (1.64) | 3.71 (2.30) |
| 3600 | 4.07 (2.53) | 4.31 (2.68) | 4.65 (2.90) | 5.30 (3.29) |
| 3800 | 6.49 (4.03) | 6.57 (4.08) | 6.72 (4.18) | 7.06 (4.39) |
| 4000 | 8.22 (5.11) | 8.27 (5.14) | 8.36 (5.19) | 8.58 (5.33) |

Note:  Between end-section lengths of 3,000 ft (914 m) for H88 loading.

| Table 6 - Frequency Attenuation @ 68°F (20°C) Nonloaded Exchange Cables 83 nF/mile (52 nF/km) |
| --- |
| Frequency | Attenuation dB/mile (dB/km) AWG |
| (Hz) | 19 | 22 | 24 | 26 |
| 200 | 0.58 (0.36) | 0.82 (0.51) | 1.03 (0.64) | 1.30 (0.81) |
| 400 | 0.81 (0.51) | 1.15 (0.71) | 1.45 (0.90) | 1.84 (1.14) |
| 600 | 0.98 (0.61) | 1.41 (0.87) | 1.77 (1.10) | 2.26 (1.40) |
| 800 | 1.13 (0.70) | 1.62 (1.01) | 2.04 (1.27) | 2.60 (1.61) |
| 1000 | 1.25 (0.78) | 1.80 (1.12) | 2.28 (1.42) | 2.90 (1.80) |
| 1200 | 1.36 (0.84) | 1.97 (1.22) | 2.50 (1.55) | 3.17 (1.97) |
| 1400 | 1.46 (0.91) | 2.12 (1.32) | 2.69 (1.67) | 3.42 (2.12) |
| 1600 | 1.55 (0.96) | 2.26 (1.40) | 2.87 (1.78) | 3.65 (2.27) |
| 1800 | 1.63 (1.01) | 2.39 (1.48) | 3.04 (1.89) | 3.87 (2.40) |
| 2000 | 1.71 (1.06) | 2.51 (1.56) | 3.20 (1.99) | 4.08 (2.53) |
| 2200 | 1.78 (1.11) | 2.62 (1.63) | 3.35 (2.08) | 4.27 (2.65) |
| 2400 | 1.85 (1.15) | 2.73 (1.70) | 3.49 (2.17) | 4.45 (2.76) |
| 2600 | 1.91 (1.19) | 2.83 (1.76) | 3.62 (2.25) | 4.63 (2.88) |
| 2800 | 1.97 (1.22) | 2.93 (1.82) | 3.75 (2.33) | 4.80 (2.98) |
| 3000 | 2.03 (1.26) | 3.02 (1.88) | 3.88 (2.41) | 4.96 (3.08) |
| 3200 | 2.08 (1.29) | 3.11 (1.93) | 4.00 (2.48) | 5.12 (3.18) |
| 3400 | 2.13 (1.32) | 3.19 (1.98) | 4.11 (2.55) | 5.27 (3.27) |
| 3600 | 2.18 (1.35) | 3.28 (2.04) | 4.22 (2.62) | 5.41 (3.36) |
| 3800 | 2.22 (1.38) | 3.36 (2.09) | 4.33 (2.69) | 5.55 (3.45) |
| 4000 | 2.27 (1.41) | 3.43 (2.13) | 4.43 (2.75) | 5.69 (3.53) |

3.5.6.1.7  For loaded subscriber loops, the 1 kHz loss shall be approximately 0.45 dB per 100 ohms of measured dc loop resistance.  This loss shall be the measured loss less the net gain of any voice frequency repeaters in the circuit.  Testing shall also be conducted to verify that the loss increases gradually as the frequency increases.  The loss on H88 loaded loops should be down only slightly at 2.8 kHz but drop rapidly above 2.8 kHz.  The loss on D66 loaded loops shall be fairly constant to about 3.4 kHz and there shall be good response at 4.0 kHz.  When voice frequency repeaters are in the circuit there will be some frequency weighting in the build-out network and the loss at the higher frequencies will be greater than for nonrepeatered loops.

3.5.6.1.8  For nonloaded subscriber loops, the 1 kHz loss shall be approximately 0.9 dB per 100 ohms of measured dc loop resistance.  Testing shall also be conducted to verify that the loss is approximately a straight line function with no abrupt changes.  The 3 kHz loss should be approximately 70% higher than the 1 kHz loss.

3.5.6.2  Noise:  The principal objective related to circuit noise (noise-metallic) and the acceptance of new plant is that circuit noise levels be 20 dBrnc or less [decibels above reference noise, C-message weighted (a weighting derived from listening tests, to indicate the relative annoyance or speech impairment by an interfering signal of frequency (f) as heard through a "500-type" telephone set)].  For most new, properly installed, plant construction, circuit noise will usually be considerably less than 20 dBrnc unless there are unusually long sections of telephone plant in parallel with electric power facilities and/or power influence of paralleling electric facilities is abnormally high.  When circuit noise is 20 dBrnc or less, the loop plant shall be considered acceptable.  When measured circuit noise is greater than 20 dBrnc, loop plant shall still be considered acceptable providing circuit balance (power influence reading minus circuit noise readings) is 60 dB or greater and power influence readings are 85 dBrnc or greater.  When circuit noise is greater than 20 dBrnc and circuit balance is less than 60 dB and/or power influence is less than 85 dBrnc, loop plant shall not be considered acceptable and the loop plant shall be remedied to make circuit balance equal to or greater than 60 dB.

3.5.7  Data Record:  Measurement data shall be recorded.  A suggested format similar to Format I for subscriber loops in Paragraph 7 of this bulletin or a format specified in the applicable construction contract may be used.

3.5.8  Probable Causes for Nonconformance:

3.5.8.1  Insertion Loss:  Some of the more common causes for failing to obtain the desired results may be due to reversed load coil windings, missing load coils, bridge taps between load coils, load coil spacing irregularities, excessive end sections, cables having high or low mutual capacitance, load coils having the wrong inductance, load coils inadvertently installed in nonloaded loops, moisture or water in cable, split pairs, and improperly spliced connections.  The above factors can occur singularly or in combination.  Experience to date indicates that the most common problems are missing load coils, reversed load coil windings or bridge taps.

3.5.8.2  Noise:  Some of the common causes for failing to obtain the desired results may be due to high power influence from paralleling electrical power systems, poor telephone circuit balance, discontinuous cable shields, inadequate bonding and grounding of cable shields, high capacitance unbalance-to-ground of the cable pairs, high dc loop resistance unbalance, dc loop current less than 20 milliamperes, etc.  The above factors can occur singularly or in combination.  See TE&CM Section 451, Telephone Noise Measurement and Mitigation, for steps to be taken in reducing telecommunications line noise.

3.6  One-Person Open Circuit Measurement (Subscriber Loops):

3.6.1  When specified by the borrower, open circuit measurements shall be made on all loaded and nonloaded subscriber loops upon completion of the cable work to verify that the plant is free from major impedance irregularities.

3.6.2  For loaded loops, open circuit measurements shall be made using one of the following methods:

a.  Impedance or pulse return pattern, with cable pair trace

compared to that of an artificial line of the same

length and gauge.  For best results, a level tracer or

fault locator with dual trace capability is required;

b.  Return loss using a level tracer, with cable pair

compared to an artificial line of the same length and

gauge connected in lieu of a Precision Balance Network

(PBN).  This method can be made with level tracers

having only single trace capability; or

c.  Open circuit structural return loss using a level

tracer.  This method can be made with level tracer

having only single trace capability.

3.6.3  Of the three methods suggested for loaded loops, the method specified in item (b.) of Paragraph 3.6.2 of this bulletin is the preferred method because it can yield both qualitative and quantitative results.  The methods specified in items (a.) and (c.) of Paragraph 3.6.2 of this bulletin can be used as trouble shooting tools should irregularities be found during testing.

3.6.4  For nonloaded loops, open circuit measurements shall be made using the method specified in item (a.)of Paragraph 3.6.2 of this bulletin.

3.6.5  Method of Measurement:  Open circuit measurements shall be made at the CO on each loaded and nonloaded pair across the tip and ring terminals of the pair under test.  All CO equipment shall be disconnected at the MDF for this test.  For loaded loops containing voice frequency repeaters installed in the CO or field mounted, the open circuit measurement shall be made after the repeaters have been disconnected.  Where field mounted repeaters are used, the open circuit measurement shall be made at the repeater location in both directions.

3.6.5.1  Impedance or Pulse Return Pattern:  The step-by-step measurement procedure using the impedance or pulse return pattern for loaded and nonloaded loops shall be as shown in Figure 8.  An artificial line of the same makeup as the cable to be tested shall be set up.  The traces of the impedance or pulse return pattern from the cable pair and the artificial line shall be compared and should be essentially identical.  If the impedance or pulse return traces from the cable pair are different than the artificial line trace, cable faults are possible.  When the cable pair trace indicates possible defects, the defects should be identified and located.  One method of identifying and locating defects involves introducing faults into the artificial line until its trace is identical with the cable trace.

3.6.5.2  Return Loss Balanced to Artificial Line:  The step-by-step measurement procedure using the return loss balanced to artificial line for loaded loops shall be as shown in Figure 9.  An artificial line of the same makeup as the cable to be tested shall be set up.  The artificial line is connected to the external network terminals of the test set.  The cable pair under test is compared to this standard.  When defects are found, they should be identified and located by introducing faults into the artificial line.  This is more difficult than with the method referenced in Paragraph 3.6.5.1 of this bulletin since this measurement is more sensitive to minor faults and only a single trace is used.

3.6.5.3  Open Circuit Structural Return Loss using Level Tracer:  The step-by-step measurement procedure using the level tracer for loaded loops shall be as shown in Figure 10.  The cable pair is compared to a PBN.

3.6.6  Test Equipment:  Equipment for performing these tests is shown in Figures 8 through 10.  For loaded loops, artificial loaded lines must be of the same gauge and loading scheme as the line under test.  For nonloaded loops, artificial nonloaded lines must be of the same gauge as the line under test.  Artificial lines should be arranged using switches or other quick connect arrangements to speed testing and troubleshooting.

3.6.7  Applicable Results:

3.6.7.1  For loaded and nonloaded loops, the two traces in the pulse return pattern or impedance method (Paragraph 3.6.5.1 of this bulletin) shall be essentially identical.  The degree of comparison required of the two traces is to be determined by experience.

3.6.7.2  For loaded loops, results for return loss measurements using a level tracer, with artificial line, in lieu of a PBN (Paragraph 3.6.5.2 of this bulletin) shall meet the following requirements:

a.  For D66 and H88 loaded cables the structural return

loss (SRL) values shall range between 28 and 39 dB,

respectively, at the critical frequency of structural

return loss (CFSRL) within the pass band of the loading

system being used.  The minimum SRL value for uniform

gauge shall be 25 dB CFSRL.  These SRL values apply for

loaded cables of uniform gauge for the entire length of

the subscriber loop circuit.  Subscriber loop circuits

shall meet the loading spacing deviations and the cable

mutual capacitance requirements in the applicable RUS

cable specifications;

b.  For mixed gauge loaded cables the SRL values shall be

25 and 27 dB CFSRL, respectively, and the minimum SRL

value shall be 22 dB CFSRL; and

c.  The two traces in the pulse return pattern should be

essentially identical.  The degree of comparison

required of the two traces is determined by experience.

3.6.7.3  For loaded loops, the results of open circuit structural return loss measurements using a level tracer (Paragraph 3.5.5.3 of this bulletin) shall meet the following requirements.  For D66 and H88 loaded cables with uniform or mixed gauges, the worst value allowed for measured open circuit structural return loss between 1,000 - 3,500 Hz and 1,000 - 3,000 Hz, respectively, shall be approximately 0.9 dB (round trip) for each 100 ohms outside plant dc loop resistance including the resistance of the load coils.  The value of 0.9 dB per 100 ohms for the round trip loss remains reasonably accurate as long as:

a.  The subscriber end section of the loaded pair under

test is approximately 2,250 ft (685 m) for D66 loading

or 3,000 ft (914 m) for H88 loading in length; and

b.  The one-way 1,000 Hz loss does not exceed 10 dB.

3.6.7.4  For loaded loops, the measured value of open circuit structural return loss can only be as accurate as the degree to which the dc loop resistance of the loaded pair under test is known.  Most accurate results shall be obtained when the dc loop resistance is known by actual measurements as described in Paragraph 3.4 of this bulletin.  Furthermore, where the dc loop resistance is measured at the same time as the open circuit structural return loss, no correction for temperature is needed because the loss is directly proportional to the loop resistance.  Where it is not practical to measure the dc loop resistance, it shall be calculated and corrected for temperature as specified in Paragraph 3.4.6.2 of this bulletin.  When measuring existing plant, care shall be taken to verify the accuracy of the records, if they are used for the calculation of the dc loop resistance.  For buried plant, the temperature correction shall be based at the normal depth of the cable in the ground.  (Temperature can be measured by boring a hole to cable depth with a ground rod, placing a thermometer in the ground at the cable depth, and taking and averaging several readings during the course of the resistance measurements.)  For aerial cable it shall be based on the temperature inside the cable sheath.

3.6.7.5  For loaded loops, the best correlation between the measured and the expected results shall be obtained when the cable is of one gauge, one size, and the far end section is approximately 2,250 ft (685 m) for D66 loading or 3,000 ft

(914 m) for H88 loading.  Mixing gauges and cable sizes will result in undesirable small reflections whose frequency characteristics and magnitude cannot be accurately predicted.  In subscriber loop applications, cable gauge may be somewhat uniform but the cable pair size most likely will not be uniform as cable pair sizes taper off toward the customer access location and a downward adjustment of 1 dB of the allowed value shall be acceptable.  "Long" end sections (as defined in TE&CM Section 424, "Guideline for Telecommunications Subscriber Loop Plant") lower the expected value, a further downward adjustment of 3 dB in the allowed value shall be acceptable.

3.6.7.6  For loaded loops, the limiting factor when making open circuit structural return loss measurements is when the 1,000 Hz one-way loss of the loaded cable pair under test becomes 10 dB or greater; it becomes difficult to detect the presence of irregularities beyond the 10 dB point on the loop.  To overcome this difficulty, loaded loops having a one-way loss at 1,000 Hz greater than 10 dB shall be opened at some convenient point (such as a pedestal or ready access enclosure) and loss measurements at the individual portions measuring less than 10 dB one-way shall be made separately.  When field mounted voice frequency repeaters are used, the measurement shall be made at the repeater location in both directions.

3.6.8  Data Record:

3.6.8.1  When performing a pulse return pattern or impedance open circuit measurement on loaded and nonloaded loops, a "check mark" indicating that the pair tests good or an "X" indicating that the pair does not test good shall be recorded in the SRL column.  A suggested format similar to Format I for subscriber loops in Paragraph 7 of this bulletin or a format specified in the applicable construction contract may be used.

3.6.8.2  When performing open circuit return loss measurements using the return loss balanced to an artificial line or return loss using a level tracer on loaded loops, the value of the poorest (lowest numerical value) SRL and its frequency in the proper column between 1,000 and 3,500 Hz for D66 loading or between 1,000 and 3,000 Hz for H88 loading shall be recorded.  A suggested format similar to Format I for subscriber loops in Paragraph 7 of this bulletin or a format specified in the applicable construction contract may be used.

3.6.9  Probable Causes for Nonconformance:  Some of the more common causes for failing to obtain the desired results may be due to reversed load coil windings, missing load coils, bridge taps between load coils, load coil spacing irregularities, excessive end sections, cables having high or low mutual capacitance, load coils inadvertently installed in nonloaded loops, moisture or water in the cable, load coils having the wrong inductance, split pairs, and improperly spliced connectors.  The above can occur singularly or in combination.  Experience to date indicates that the most common problems are missing load coils, reversed load coil windings or bridge taps.

3.7  Cable Insertion Loss Measurement (Carrier Frequencies):

3.7.1  When specified by the borrower, carrier frequency insertion loss measurements shall be made on cable pairs used for T1, T1C, and/or station carrier systems.  Carrier frequency insertion loss shall be made on a minimum of three pairs.  Select at least one pair near the outside of the core unit layup.  If the three measured pairs are within 10% of the calculated loss in dB corrected for temperature, no further testing is necessary.  If any of the measured pairs of a section are not within 10% of the calculated loss in dB, all pairs in that section used for carrier transmission shall be measured.

3.7.2  Method of Measurement:  The step-by-step method of measurement shall be as shown in Figure 11.

3.7.3  Test Equipment:  The test equipment is shown in Figure 11.

3.7.4  Applicable Results:

3.7.4.1  The highest frequency to be measured is determined by the type of carrier system.  For T1 type carrier, the highest frequency is normally 772 kHz.  For T1C type carrier, the highest frequency is normally 1576 kHz.  The highest frequency to be measured for station carrier is 140 kHz.

3.7.4.2  The measured insertion loss of the cable shall be within ( 10% of the calculated loss in dB when the loss is corrected for temperature.

3.7.4.3  The calculated insertion loss is computed as follows:

a.  Multiply the length of each different gauge by the

applicable dB per unit length as shown in Table 7 or 8:

| Table 7 - Cable Attenuation @ 68°F (20°C) Filled Cables - Solid Insulation |
| --- |
| Frequency | Attenuation dB/mile (dB/km) Gauge (AWG) |
| (kHz) | 19 | 22 | 24 | 26 |
| 10 | 2.8 (1.7) | 4.8 (2.9) | 6.4 (3.9) | 8.5 (5.3) |
| 20 | 3.2 (2.0) | 5.8 (3.6) | 8.2 (5.1) | 11.2 (6.9) |
| 40 | 3.6 (2.2) | 6.5 (4.0) | 9.6 (6.0) | 13.9 (8.6) |
| 60 80 | 4.0 (2.5) 4.5 (2.8) | 6.9 (4.2) 7.3 (4.5) | 10.3 (6.4) 10.7 (6.6) | 15.2 (9.4) 16.0 (9.9) |
| 100 | 4.9 (3.0) | 7.7 (4.7) | 11.1 (6.8) | 16.5 (10.2) |
| 112 | 5.2 (3.2) | 8.0 (4.9) | 11.3 (7.0) | 16.8 (10.5) |
| 120 | 5.4 (3.3) | 8.1 (5.0) | 11.5 (7.1) | 17.0 (10.6) |
| 140 | 5.8 (3.6) | 8.6 (5.3) | 11.9 (7.4) | 17.4 (10.8) |
| 160 180 | 6.2 (3.8) 6.6 (4.1) | 9.0 (5.6) 9.5 (5.9) | 12.3 (7.6) 12.7 (7.9) | 17.8 (11.1) 18.2 (11.3) |
| 200 | 7.0 (4.3) | 10.0 (6.2) | 13.2 (8.2) | 18.6 (11.5) |
| 300 | 8.7 (5.4) | 12.2 (7.5) | 15.4 (9.6) | 20.6 (12.8) |
| 400 | 10.0 (6.2) | 14.1 (8.8) | 17.7 (11.0) | 22.9 (14.2) |
| 500 | 11.2 (6.9) | 15.9 (9.8) | 19.8 (12.3) | 25.2 (15.6) |
| 600 700 772 800 900 | 12.2 (7.5) 13.2 (8.2) 13.8 (8.5) 14.2 (8.8) 14.8 (9.2) | 17.5 (10.9) 19.0 (11.8) 19.9 (12.4) 20.1 (12.5) 21.6 (13.4) | 21.8 (13.6) 23.6 (14.7) 24.8 (15.4) 27.4 (17.1) 29.0 (18.0) | 27.4 (17.0) 29.6 (18.4) 31.4 (19.5) 31.7 (19.7) 33.8 (21.0) |
| 1000 | 15.8 (9.8) | 22.7 (14.1) | 31.1 (19.3) | 35.9 (22.3) |
| 1100 | 16.4 (10.2) | 23.8 (14.8) | 32.7 (20.3) | 38.0 (23.6) |
| 1200 | 17.4 (10.8) | 24.8 (15.4) | 34.3 (21.3) | 40.0 (24.9) |
| 1300 | 17.9 (11.1) | 25.9 (16.1) | 35.4 (22.0) | 41.7 (25.9) |
| 1400 | 19.0 (11.8) | 26.9 (16.7) | 37.0 (23.0) | 43.3 (26.9) |
| 1500 1576 | 19.5 (12.1) 20.1 (12.4) | 28.0 (17.4) 29.0 (18.0) | 38.0 (23.6) 39.0 (24.3) | 44.3 (27.6) 44.4 (28.2) |

| Table 8 - Cable Attenuation @ 68°F (20°C) Filled Cables - Expanded Insulation |
| --- |
| Frequency | Attenuation dB/mile (dB/km) Gauge (AWG) |
| (kHz) | 19 | 22 | 24 | 26 |
| 10 | 3.0 (1.8) | 4.9 (3.0) | 6.5 (4.0) | 8.6 (5.3) |
| 20 | 3.5 (2.1) | 6.0 (4.1) | 8.5 (5.2) | 11.5 (7.1) |
| 40 | 4.0 (2.5) | 7.0 (4.3) | 10.2 (6.3) | 14.4 (8.9) |
| 60 80 | 4.5 (2.8) 5.2 (3.3) | 7.5 (4.6) 7.9 (4.9) | 11.1 (6.8) 11.3 (6.9) | 16.0 (9.9) 16.2 (10.1) |
| 100 | 5.8 (3.6) | 8.4 (5.2) | 11.6 (7.2) | 16.4 (10.2) |
| 112 | 6.0 (3.8) | 8.8 (5.4) | 11.9 (7.4) | 16.6 (10.3) |
| 120 | 6.2 (3.9) | 9.0 (5.6) | 12.1 (7.5) | 16.9 (10.5) |
| 140 | 6.6 (4.1) | 9.5 (5.9) | 12.7 (7.9) | 17.2 (10.7) |
| 160 180 | 6.9 (4.3) 7.4 (4.6) | 10.0 (6.2) 10.6 (6.6) | 13.2 (8.2) 13.7 (8.5) | 17.4 (10.8) 17.9 (11.1) |
| 200 | 7.9 (4.9) | 11.1 (6.9) | 14.2 (8.8) | 18.5 (11.5) |
| 300 | 9.5 (5.9) | 13.2 (8.2) | 16.8 (10.5) | 21.6 (13.4) |
| 400 | 11.1 (6.9) | 15.3 (9.5) | 19.5 (12.1) | 24.3 (15.1) |
| 500 | 12.1 (7.5) | 17.9 (11.1) | 22.2 (13.8) | 27.4 (17.1) |
| 600 700 772 800 900 | 13.7 (8.5) 14.8 (9.2) 15.3 (9.5) 15.8 (9.8) 17.0 (10.5) | 19.5 (12.1) 21.1 (13.1) 21.6 (13.4) 22.2 (13.8) 23.8 (14.8) | 24.3 (15.1) 26.4 (16.4) 27.4 (17.1) 28.0 (17.4) 29.6 (18.4) | 29.6 (18.4) 32.2 (20.0) 33.8 (21.0) 34.4 (21.3) 36.4 (22.6) |
| 1000 | 17.4 (10.8) | 24.8 (15.4) | 31.1 (19.3) | 38.5 (23.9) |
| 1100 | 17.9 (11.1) | 26.4 (16.4) | 33.3 (20.7) | 40.6 (25.3) |
| 1200 | 19.0 (11.8) | 27.4 (17.1) | 34.3 (21.3) | 42.2 (26.2) |
| 1300 | 19.5 (12.1) | 28.5 (17.7) | 35.9 (22.3) | 43.8 (27.2) |
| 1400 | 20.1 (12.5) | 29.6 (18.4) | 37.0 (23.0) | 45.9 (28.5) |
| 1500 1576 | 20.6 (12.8) 21.6 (13.4) | 30.6 (19.0) 31.1 (19.3) | 38.5 (23.9) 39.1 (24.3) | 47.5 (29.5) 48.6 (30.2) |

b.  Add the individual losses for each gauge to give the

total calculated insertion loss at a temperature of

68°F (20°C);

c.  Correct the total calculated insertion loss at the

temperature of 68°F (20°C) to the measurement

temperature by the following formulae:

At = A68 x [1 + 0.0012 x (t - 68)] for English Units

At = A20 x [1 + 0.0022 x (t - 20)] for Metric Units

Where:

At = Insertion loss at the measurement temperature

in dB.

A68 = Insertion loss at a temperature of 68°F in dB.

A20 = Insertion loss at a temperature of 20°C in dB.

t = Measurement temperature in °F or (°C); and

d.  Compare the calculated insertion loss at the measurement

temperature to the measured insertion loss to determine

compliance with the requirement specified in Paragraph

3.7.4.2 of this bulletin.  (Note:  Attenuation varies

directly with temperature.  For each ( 10°F (5.6°C)

change in temperature increase or decrease the

attenuation by ( 1%.)

3.7.4.4  If the measured value exceeds the ( 10% allowable variation, the cause shall be determined and corrective action shall be taken to remedy the problem.

3.7.5  Data Record:  Results of carrier frequency insertion loss measurements for station, T1, and/or T1C type carrier shall be recorded.  Suggested formats similar to Format III, Outside Plant Acceptance Tests - T1 or T1C Carrier Pairs, and Format IV, Outside Plant Acceptance Tests - Station Carrier Pairs, in Paragraph 7 of this bulletin or formats specified in the applicable construction contract may be used.

3.7.6  Probable Causes for Nonconformance:  If the measured loss is low, the cable records are likely to be in error.  If the measured loss is high, there may be bridge taps, load coils or voice frequency build-out capacitors connected to the cable pairs or the cable records may be in error.  Figures 12 and 13 are examples that show the effects of bridge taps and load coils in the carrier path.

4.  FIBER OPTIC CABLE TELECOMMUNICATIONS PLANT MEASUREMENTS

4.1  Armor Continuity:

4.1.1  Tests and measurements shall be made to ensure that the armor of fiber optic cables is continuous.  There are two areas of concern.  The first is armor bonding within a splice and the second is armor continuity between splices.

4.1.2  Measurement techniques outlined here for verification of armor continuity are applicable to buried fiber optic cable plant.  Measurements of armor continuity between splices in aerial, armored, fiber optic cable should be made prior to completion of splicing.  Conclusive results cannot be obtained on aerial plant after all bonds have been completed to the supporting strand, multigrounded neutral, etc.

4.1.3  Method of Measurement:  Armor continuity within splices shall be measured with a cable shield splice continuity test set.  The step-by-step measurement procedure outlined in the manufacturer's operating instructions for the specific test equipment being used shall be followed.

4.1.4  Test Equipment:  A cable shield splice continuity tester shall be used to measure armor continuity within splices.

4.1.5  Applicable Results:  When utilizing shield continuity testers to measure armor continuity within splices, refer to the manufacturer's published information covering the specific test equipment to be used and for anticipated results.

4.1.6  Data Record:  Measurement data from armor continuity tests shall be recorded together with anticipated values in an appropriate format to permit comparison.  The recorded data shall include specific location, cable size, and cable type, if known, etc.

4.1.7  Probable Causes for Nonconformance:  Among probable causes for nonconformance are broken or damaged armors, bad bonding harnesses, poorly connected bonding clamps, loose bonding lugs, etc.

4.2  Fiber Optic Splice Loss Measurement:

4.2.1  After placement of all fiber optic cable plant has been completed and spliced together to form a continuous optical link between end termination points, splice loss measurements shall be performed on all field and central office splice points.

4.2.2  Method of Measurement:

4.2.2.1  Field splice loss measurements shall be made between the end termination points at 1310 and/or 1550 nanometers for single mode fibers and in accordance with Figure 14.  Two splice loss measurements shall be made between the end termination points.  The first measurement shall be from termination point A to termination point B.  The second measurement shall be from termination point B to termination point A.

4.2.2.2  CO splice loss measurements shall be made at 1310 and/or 1550 nanometers for single mode fibers and in accordance with Figure 15.  Two splice loss measurements shall be made between the end termination points.  The first measurement shall be from termination point A to termination point B.  The second measurement shall be from termination point B to termination point A.

4.2.3  Test Equipment:  The test equipment is shown in Figures 14 and 15.  The optical time domain reflectometer (OTDR) used for the testing should have dual wave length capability.

4.2.4  Applicable Results:

4.2.4.1  The splice loss for each single mode field splice shall be the bi-directional average of the two OTDR readings.  To calculate the actual splice loss, substitute the OTDR readings maintaining the sign of the loss (() or apparent gain (() into the following equation:

OTDR Reading	OTDR Reading

Actual Splice	=	From A to B	(	From B to A

Loss (dB)	2

4.2.4.2  When specified in the applicable construction contract, the splice loss of each field splice at 1310 and/or 1550 nanometers shall not exceed the limit specified in the contract.

4.2.4.3  When no limit is specified in the applicable construction contract, the splice loss of each field splice shall not exceed 0.2 dB at 1310 and/or 1550 nanometers.

4.2.4.4  The splice loss for each single mode CO splice shall be the bi-directional average of the two OTDR reading.  To calculate actual splice loss, substitute the OTDR reading, maintaining the sign of the loss (() or apparent gain ((), into the equation specified in Paragraph 4.2.4.1 of this bulletin.

4.2.4.5  When specified in the applicable construction contract, the splice loss of each central office splice at 1310 and/or 1550 nanometers shall not exceed the limit specified in the contract.

4.2.4.6  When no limit is specified in the applicable construction contract, the splice loss of each central office splice shall not exceed 1.2 dB at 1310 and/or 1550 nanometers.

4.2.5  Data Record:  The measurement data shall be recorded.  A suggested format similar to Format V, Outside Plant Acceptance Test - Fiber Optic Telecommunications Plant, in Paragraph 7 of this bulletin or a format specified in the applicable construction contract may be used.

4.2.6  Probable Causes for Nonconformance:  When the results of the splice loss measurements exceed the specified limits the following factors should be checked:

a.  Proper end preparation of the fibers;

b.  End separation between the fiber ends;

c.  Lateral misalignment of fiber cores;

d.  Angular misalignment of fiber cores;

e.  Fresnel reflection;

f.  Contamination between fiber ends;

g.  Core deformation; or

h.  Mode-field diameter mismatch.

4.3  End-to-End Attenuation Measurement:

4.3.1  After placement of all fiber optic cable plant has been completed and spliced together to form a continuous optical link between end termination points, end-to-end attenuation measurements shall be performed on each optical fiber within the cable.

4.3.2  Method of Measurement:  For single mode fibers, the end-to-end attenuation measurements of each optical fiber at 1310 and/or 1550 nanometers in each direction between end termination points shall be performed in accordance with Figure 16.

4.3.3  Test Equipment:  The test equipment is shown in Figure 16.

4.3.4  Applicable Results:  The end-to-end attenuation of each single mode optical fiber at 1310 and/or 1550 nanometers shall not exceed the limits specified in the applicable construction contract.

4.3.5  Data Record:  The measurement data shall be recorded.  A suggested format similar to Format V for fiber optic telecommunications plant in Paragraph 7 of this bulletin or on a format specified in the applicable construction contract may be used.

4.3.6  Probable Causes for Nonconformance:  Failure of each optical fiber to meet the end-to-end attenuation limit could be attributed to the following:

a.  Excessive field or central office splice loss;

b.  Excessive cable attenuation; or

c.  Damage to the fiber optic cable during installation.

4.4  End-to-End Fiber Signature Measurement:

4.4.1  After placement of all fiber optic cable plant has been completed and spliced together to form a continuous optical link between end termination points, end-to-end fiber signature testing shall be performed on each optical fiber within the cable.

4.4.2  Method of Measurement:  For single mode fibers, the end-to-end fiber signature measurement of each optical fiber in each direction shall be performed between end termination points at 1310 and/or 1550 nanometers in accordance with Figure 17.

4.4.3  Test Equipment:  The test equipment is shown in Figure 17.

4.4.4  Applicable Results:  The appearance of each optical fiber between end termination points.

4.4.5  Data Record:  Plot the trace of each optical fiber and retain as a permanent record for future comparison if needed.

4.4.6  Probable Causes for Nonconformance:  None.

5.  VOICEBAND DATA TRANSMISSION MEASUREMENTS

5.1  The data transmission measurements listed in this section shall be used to determine the acceptability of trunk and nonloaded subscriber loop circuits for data modem transmission.

5.2  Signal-to-C Notched Noise (S/CNN) Measurement:

5.2.1  When specified by the borrower, S/CNN measurements shall be made on trunk circuits and nonloaded subscriber loops.  For trunk circuits, the measurement shall be made between CO locations.  For nonloaded subscriber loops, the measurement shall be made from the CO to the station protector of the NID at the customer's access location.

5.2.2  S/CNN is the logarithmic ratio expressed in dB of a 1,004 Hz holding tone signal compared to the C-message weighted noise level.  S/CNN is one of the most important transmission parameters affecting the performance of data transmission because proper modem operation requires low noise relative to received power level.  Since modulated carriers are used in data communication systems, noise measurements need to be performed with power on the connection to activate equipment having signal-level-dependent noise sources.  For 4 kHz channels, a 1,004 Hz holding tone is used to activate the signal-dependent equipment on the channel or connection.

5.2.3  Method of Measurement:  The S/CNN measurement shall be made using a 1,004 Hz holding tone at (13 dBm0 (decibels relative to one milliwatt, referred to a zero transmission level point) and performed in accordance with American National Standards Institute (ANSI) T1.506-1990, American National Standard for Telecommunications - Network Performance - Transmission Specifications for Switched Exchange Access Network including supplement ANSI T1.506a-1992, and American National Standards Institute/Institute of Electrical and Electronics

Engineers(ANSI/IEEE) 743-1984, IEEE Standard Methods and Equipment for Measuring the Transmission Characteristics of Analog Voice Frequency Circuits.

5.2.4  Test Equipment:  The equipment for performing the measurement shall be in accordance with ANSI/IEEE 743-1984.

5.2.5  Applicable Results:  The S/CNN for both trunk and nonloaded subscriber loop circuits shall not be less than 31 dB.

5.2.6  Data Record:  The measurement data shall be recorded.  Suggested formats similar to Format VI, Voiceband Data Transmission Tests - Nonloaded Subscriber Loops, and Format VII, Voiceband Data Transmission Tests - Trunk Circuits, in Paragraph 7 of this bulletin or formats specified in the applicable construction contract may be used.

5.2.7  Probable Causes for Nonconformance:  Some of the causes for failing to obtain the desired results may be due to excessive harmonic distortion, quantizing noise, phase and amplitude jitter, and loss in digital pads used for level settings.

5.3  Signal-to-Intermodulation Distortion (S/IMD) Measurement:

5.3.1  When specified by the borrower, S/IMD measurements shall be made on trunk circuits and nonloaded subscriber loops.  For trunk circuits, the measurement shall be made between CO locations.  For nonloaded subscriber loops, the measurement shall be made from the CO to the station protector of the NID at the customer's access location.

5.3.2  S/IMD is a measure of the distortion produced by extraneous frequency cross products, known as intermodulation products, when a multi-tone tone signal is applied to a system.

5.3.3  Intermodulation distortion (IMD) is caused by system nonlinearities acting upon the harmonic frequencies produced from an input of multiple tones.  The products resulting from IMD can be more damaging than noise in terms of producing data transmission errors.

5.3.4.  IMD is measured as a signal to distortion ratio and is expressed as the logarithmic ratio in dB of the composite power of four resulting test frequencies to the total power of specific higher order distortion products that are produced.  The higher order products are measured at both the 2nd order and 3rd order and are designated R2 and R3, respectively.  The four frequency testing for IMD is produced with four tones of 857, 863, 1,372, and 1,388 Hz input at a composite power level of (13 dBm0.

5.3.5  Method of Measurement:  The S/IMD measurement shall be performed in accordance with ANSI T1.506-1990 and ANSI/IEEE

743-1984.

5.3.6  Test Equipment:  The equipment for performing the measurement shall be in accordance with ANSI/IEEE 743-1984.

5.3.7  Applicable Results:  The 2nd order (R2) S/IMD for both trunk and nonloaded subscriber loop circuits shall not be less than 40 dB. The 3rd order (R3) S/IMD for both trunk and nonloaded subscriber loop circuits shall not be less than 40 dB.

5.3.8  Data Record:  The measurement data shall be recorded.  Suggested formats similar to Format VI for nonloaded subscriber loops and Format VII for trunk circuits in Paragraph 7 of this bulletin or formats specified in the applicable construction contract may be used.

5.3.9  Probable Causes for Nonconformance:  Some of the causes for failing to obtain the desired results may be due to channel nonlinearities, such as compression and clipping, which cause harmonic and intermodulation distortion in a voiceband signal.

5.4  Envelope Delay Distortion (EDD) Measurement:

5.4.1  When specified by the borrower, EDD measurements shall be made on trunk circuits and nonloaded subscriber loops.  For trunk circuits, the measurement shall be made between CO locations.  For nonloaded subscriber loops, the measurement shall be made from the CO to the station protector of the NID at the customer's access location.

5.4.2  EDD is a measure of the linearity or uniformity of the phase versus frequency characteristics of a transmission facility.  EDD is also known as relative envelope delay (RED).

5.4.3  EDD is specifically defined as the delay relative to the envelope delay at the reference frequency of 1,704 Hz.  EDD is typically measured at two frequencies, one low and one high in the voiceband.  The low frequency measurement is made at 604 Hz.  The high frequency measurement is made at 2,804 Hz.

5.4.4  Method of Measurement:  The EDD measurement shall be performed in accordance with ANSI T1.506-1990 and ANSI/IEEE

743-1984.

5.4.5  Test Equipment:  The equipment for performing the measurement shall be in accordance with ANSI/IEEE 743-1984.

5.4.6  Applicable Results:  The EDD for both trunk and nonloaded subscriber loop circuits at the low frequency of 604 Hz shall not exceed 1,500 microseconds.  The EDD for both trunk and nonloaded subscriber loop circuits at the high frequency of 2,804 Hz shall not exceed 1,000 microseconds.

5.4.7  Data Record:  The measurement data shall be recorded.  Suggested formats similar to Format VI for nonloaded subscriber loops and Format VII for trunk circuits in Paragraph 7 of this bulletin or formats specified in the applicable construction contract may be used.

5.4.8  Probable Causes for Nonconformance:  Some of the causes for failing to obtain the desired results may be due to nonlinearity of the phase versus frequency characteristic of the transmission facility.  This nonlinear phase versus frequency characteristic of the transmission facility causes the various frequency components to travel at different transit times which results in successively transmitted data pulses to overlap at the receive end.  The overlapping of the pulses at the receive end results in distortion of the received signal.  Excessive EDD on the transmission facility may be reduced using data modems with equalization or by conditioning the transmission line.

5.5  Amplitude Jitter (AJ) Measurement:

5.5.1  When specified by the borrower, AJ measurements shall be made on trunk circuits and nonloaded subscriber loops.  For trunk circuits, the measurement shall be made between CO locations.  For nonloaded subscriber loops, the measurement shall be made from the CO to the station protector of the NID at the customer's access location.

5.5.2  AJ is any fluctuation in the peak amplitude value of a fixed tone signal at 1,004 Hz from its nominal value.  AJ is expressed in peak percent amplitude modulation.

5.5.3  AJ is measured in two separate frequency bands, 4 - 300 Hz and 20 - 300 Hz.  The 4 - 300 Hz band is important for modems employing echo canceling capabilities.  The 20- 300 Hz band is used for modems that do not employ echo cancelers.

5.5.4  Amplitude modulation can affect the error performance of voiceband data modems.  The measurement of amplitude jitter indicates the total effect on the amplitude of the holding tone of incidental amplitude modulation and other sources including quantizing and message noise, impulse noise, gain hits, phase jitter, and additive tones such as single-frequency interference.

5.5.5  Method of Measurement:  The AJ measurement shall be performed in accordance with ANSI T1.506-1990 and ANSI/IEEE

743-1984.

5.5.6  Test Equipment:  The equipment for performing the measurement shall be in accordance with ANSI/IEEE 743-1984.

5.5.7  Applicable Results:  The AJ for both trunk and nonloaded subscriber loop circuits in the 4 - 300 Hz frequency band shall not exceed 6%.  The AJ for both trunk and nonloaded subscriber loop circuits in the 20 - 300 Hz frequency band shall not exceed 5%.

5.5.8  Data Record:  The measurement data shall be recorded.  Suggested formats similar to Format VI for nonloaded subscriber loops and Format VII for trunk circuits in Paragraph 7 of this bulletin or formats specified in the applicable construction contract may be used.

5.5.9  Probable Causes for Nonconformance:  Some of the causes for failing to obtain the desired results may be due to excessive S/CNN, impulse noise, and phase jitter.

5.6  Phase Jitter (PJ) Measurement:

5.6.1  When specified by the borrower, PJ measurements shall be made on trunk circuits and nonloaded subscriber loops.  For trunk circuits, the measurement shall be made between CO locations.  For nonloaded subscriber loops, the measurement shall be made from the CO to the station protector of the NID at the customer's access location.

5.6.2  PJ is any fluctuation in the zero crossings of a fixed tone signal (usually 1,004 Hz) from their nominal position in time within the voiceband.  PJ is expressed in terms of either degrees peak-to-peak (°p-p) or in terms of a Unit Interval (UI).  One UI is equal to 360° p-p.

5.6.3  PJ measurements are typically performed in two nominal frequency bands.  The frequency bands are 20 - 300 Hz band and either the 2 - 300 Hz band or the 4 - 300 Hz band.  The 20 - 300 Hz band is important to all phase-detecting modems.  The 4 - 300 Hz band or the 2 - 300 Hz band is important for modems employing echo canceling capabilities.

5.6.4  Phase jitter can affect the error performance of voiceband data modems that use phase detection techniques.  The measurement of phase jitter indicates the total effect on the holding tone of incidental phase modulation and other sources including quantizing and message noise, impulse noise, phase hits, additive tones such as single-frequency interference, and digital timing jitter.

5.6.5  Method of Measurement:  The PJ measurement shall be performed in accordance with ANSI T1.506-1990 and ANSI/IEEE

743-1984.

5.6.6  Test Equipment:  The equipment for performing the measurement shall be in accordance with ANSI/IEEE 743-1984.

5.6.7  Applicable Results:  The PJ for both trunk and nonloaded subscriber loop circuits in the 4 - 300 Hz frequency band shall not exceed 6.5° p-p.  The PJ for both trunk and nonloaded subscriber loop circuits in the 20 - 300 Hz frequency band shall not exceed 10.0° p-p.

5.6.8  Data Record:  The measurement data shall be recorded.  Suggested formats similar to Format VI for nonloaded subscriber loops and Format VII for trunk circuits in Paragraph 7 of this bulletin or formats specified in the applicable construction contract may be used.

5.6.9  Probable Causes for Nonconformance:  Some of the causes for failing to obtain the desired results may be due to excessive S/CNN, impulse noise, and amplitude jitter.

5.7  Impulse Noise Measurement:

5.7.1  When specified by the borrower, impulse noise measurements shall be made on trunk circuits and nonloaded subscriber loops.  For trunk circuits, the measurement shall be made between CO locations.  For nonloaded subscriber loops, the measurement shall be made from the CO to the station protector of the NID at the customer's access location.

5.7.2  Impulse noise is a measure of the presence of unusually large noise excursions of short duration that are beyond the normal background noise levels on a facility.  Impulse noise is typically measured by counting the number of occurrences beyond a particular noise reference threshold in a given time interval.  The noise reference level is C-message weighted.

5.7.3  Method of Measurement:  The impulse noise measurement shall be performed using a 1,004 Hz tone at -13 dBm0 and in accordance with ANSI T1.506-1990 and ANSI/IEEE 743-1984.

5.7.4  Test Equipment:  The equipment for performing the measurement shall be in accordance with ANSI/IEEE 743-1984.

5.7.5  Applicable Results:  The impulse noise for both trunk and nonloaded subscriber loop circuits shall not exceed 65 dBrnC0 (decibels relative to one picowatt reference noise level, measured with C-message frequency weighting, referred to a zero transmission level point).  The impulse noise requirement shall be based upon a maximum of 5 counts in a 5 minute period at equal to or greater than the indicated noise thresholds.

5.7.6  Data Record:  The measurement data shall be recorded.  Suggested formats similar to Format VI for nonloaded subscriber loops and Format VII for trunk circuits in Paragraph 7 of this bulletin or formats specified in the applicable construction contract may be used.

5.7.7  Probable Causes for Nonconformance:  Some of the causes for failing to obtain the desired results may be due to excessive transient signals originating from the various switching operations.

6. SHIELD OR ARMOR GROUND RESISTANCE MEASUREMENTS

6.1  Shield or armor ground resistance measurements shall be made on completed lengths of copper cable and wire plant and fiber optic cable plant.

6.2  Method of Measurement:

6.2.1  The shield or armor ground resistance measurement shall be made between the copper cable and wire shield and ground and between the fiber optic cable armor and ground, respectively.  The measurement shall be made either on cable and wire lengths before splicing and before any ground connections are made to the cable or wire shields or armors.  Optionally, the measurement may be made on cable and wire lengths after splicing, but all ground connections must be removed from the section under test.

6.2.2  The method of measurement using either an insulation resistance test set or a dc bridge type megohmmeter shall be as shown in Figure 18.

6.3  Test Equipment:

6.3.1  The shield or armor ground resistance measurements may be made using an insulation resistance test set, a dc bridge type megohmmeter, or a commercially available fault locator.

6.3.2  The insulation resistance test set should have an output voltage not to exceed 500 volts dc and may be hand cranked or battery operated.

6.3.3  The dc bridge type megohmmeter, which may be ac powered, should have scales and multipliers which make it possible to accurately read resistance values of 50,000 ohms to 10 megohms.  The voltage that is applied to the shield or armor during the test should not be less than "250 volts dc" nor greater than "1,000 volts dc" when using an instrument having adjustable test voltage levels.

6.3.4  Commercially available fault locators may be used in lieu of the above equipment, if the devices are capable of detecting faults having resistance values of 50,000 ohms to 10 megohms.  Operation of the devices and method of locating the faults should be in accordance with manufacturer's instructions.

6.4  Applicable Results:

6.4.1  For all new copper cable and wire facilities and all new fiber optic cable facilities, the shield or armor ground resistance levels normally exceed 1 megohm-mile (1.6 megohm-km) at 68°F (20°C).  A value of 100,000 ohm-mile (161,000 ohm-km) at 68°F (20°C) shall be the minimum acceptable value of the shield or armor ground resistance.

6.4.2  Shield or armor ground resistance varies inversely with length and temperature.  In addition other factors which may affect readings could be soil conditions, faulty test equipment and incorrect test procedures.

6.4.3  For the resistance test method and dc bridge type megohmmeter, the ohm-mile (ohm-km) value for the shield or armor ground resistance shall be computed by multiplying the actual scale reading in ohms on the test set by the length in miles (km) of the cable or wire under test.

6.4.4  The objective shield or armor ground resistance may be determined by dividing 100,000 by the length in miles (161,000 by the length in km) of the cable or wire under test.  The resulting value is the minimum acceptable meter scale reading in ohms.  Examples for Paragraphs 6.4.3 and 6.4.4 of this bulletin are as follows:

Equation 1.  Test Set

Scale Reading  *  Length   =  Resistance-Length

75,000 ohms   *  3 miles  =  225,000 ohm-mile

(75,000 ohms  *  4.9 km   =  367,000 ohm-km)

Equation 2.  100,000 ohm-mile ( Length = Minimum Acceptable

Meter Scale Reading

100,000 ohm-mile ( 3 miles = 33,333 ohms

(161,000 ohm-km  ( 4.9 km  = 32,857 ohms)

6.4.5  Since the 33,333 ohms (32,857 ohms) is the minimum acceptable meter scale reading and the meter scale reading was 75,000 ohms, the cable is considered to have met the 100,000

ohm-mile (161,000 ohm-km) requirement.

6.4.6  Due to the differences between various jacketing materials used in manufacturing cable or wire and to varying soil conditions, it is impractical to provide simple factors to predict the magnitude of variation in shield or armor to ground resistance due to temperature.  The variations can, however, be substantial for wide excursions in temperature from the ambient temperature of 68°F (20°C).

6.5  Data Record:  The data shall be corrected to the length requirement of ohm-mile (ohm-km) and a temperature of 68°F (20°C) and shall be recorded on a form specified in the applicable construction contract.

6.6  Probable Causes for Nonconformance:

6.6.1  When results of resistance measurements are below the 100,000 ohm-mile (161,000 ohm-km) requirement at 68°F (20°C), the jacket temperature, soil conditions, test equipment and method shall be reviewed before the cable or wire is considered a failure.  If the temperature is approximately 68°F (20°C) and soil conditions are acceptable, and a reading of less than 100,000 ohm-mile (161,000 ohm-km) is indicated, check the calibration of the equipment; as well as, the test method.  If the equipment was found to be out of calibration, recalibrate the equipment and remeasure the cable or wire.  If the temperature was 86°F (30°C) or higher, the cable or wire shall be remeasured at a time when the temperature is approximately 68°F (20°C).  If the test was performed in unusually wet soil, the cable or wire shall be retested after the soil has reached normal conditions.  If after completion of the above steps, the resistance value of 100,000 ohm-mile (161,000 ohm-km) or greater is obtained, the cable or wire shall be considered acceptable.

6.6.2  When the resistance value of the cable or wire is still found to be below 100,000 ohm-mile (161,000 ohm-km) requirement after completion of the steps listed in Paragraph 6.6.1 of this bulletin, the fault shall be isolated by performing shield or armor ground resistance measurements on individual cable or wire sections.

6.6.3  Once the fault or faults have been isolated, the cable or wire jacket shall be repaired in accordance with RUS Bulletin 1753F-401(PC-2), “RUS Standard for Splicing Copper and Fiber Optic Cables,” or the entire cable or wire section may be replaced at the request of the borrower.

7.  DATA FORMATS

7.1  The following suggested formats listed in this section may be used for recording the test data: