Page 1 of 2

ACTION PLAN

AAA Operations Office

September 30, 2000

TITLE: Ineffective Management of Projects at DOE Laboratory

ACTION PLAN:  REPORTABLE PROBLEM:   X   REPORTABLE NONCONFORMANCE:

HQ ORGANIZATION: CR   PROGRAM/ADMIN. FUNCTION: Program/Project Management

DESCRIPTION: Performance of DOE Laboratory in the area of project management was evaluated as “needs improvement”.  The “needs improvement” assessment reflects problems/weaknesses in project management.  These weaknesses have been particularly evident in several key projects at the Laboratory that have experienced severe problems maintaining schedule, staying within budget, and maintaining the expected level of quality.  This performance problem is critical at this time because the Department plans to invest nearly one billion dollars in new projects at the Laboratory over the next five years.

The key weaknesses identified include (1) poor project development and baseline definition, (2) failure to integrate program and project management, (3) lack of implementation and enforcement of project controls by the Laboratory, and (5) insufficient oversight.  Continued poor project performance at the Laboratory could impact the Laboratory’s capability to meet assigned missions.

ASSESSMENT OF PROGRESS: In response to the identified project management deficiencies, the Department and Laboratory have undertaken additional assessment activities to determine root causes, corrective actions, and implementation strategies required to fully establish and maintain an effective construction project management program and ensure proper management of the Stockpile Management at the Laboratory.  A key result of these efforts was the formulation of a Nuclear Construction Projects Office (NCPO) within the field site in July of 1997.  The NCPO was established to provide a single DOE field line management organization responsible for management oversight of projects at the Laboratory.  The NCPO includes both field office and site personnel, and therefore, previously cited actions were incorporated into the formulation of the new office.

Page 2 of 2

ORIGINAL

TARGET		REVISED TARGET

COMPLETION                    OR ACTUAL

MONTH/YEAR                  MONTH/YEAR

CRITICAL MILESTONES

- Strengthen management structure. 	12/98	01/99

- Strengthen project management controls.	09/99	09/00

- Prepare interface agreement for

Stockpile Management.	11/99	09/00

- Develop laboratory corrective

action plan.	12/97	12/97

- Reconstitute DOE/lab project

oversight committee.	12/98			04/99

SUCCESS INDICATOR FOR CLOSED CORRECTIVE ACTION PLANS:

Is plan closed       X    Yes     _____ No, not applicable.

Formal project reviews occur monthly, with “at risk” projects.  Several of the Laboratory’s projects have turned around and been taken off the Chief Operating Officer’s watch list.  DOE staff now also participate in the generation, negotiation, and assessment of contract performance measures for the laboratory related to project management.

NAME:	_______________________________

TITLE:	_______________________________

DATE:	_______________________________