LDRD DR Project 20060049DR

"Heavy Quarks as a Probe of a New State of Matter"

Self –Assessment

Collaborators

# Accelerator Operations and Technology

Mark Prokop

# Physics Division

Melynda Brooks, Sergey Butsyk, Gary Grim, Jon Kapustinsky, Andi Klein, Gerd Kunde, Patrick McGaughey, Anuj Purwar, Hubert van Hecke

Theory Division

Rajan Gupta, Emil Mottola, Ivan Vitev

# With Collaborators from

Brookhaven National Laboratory, Columbia University, Fermi National Accelerator Laboratory, Lawrence Livermore National Laboratory, New Mexico State University, University of New Mexico, University of Utah,

Intriguing evidence that a new state of matter, the quark-gluon plasma (QGP), is formed in collisions of ultra-relativistic heavy ions has been presented by physicists working at the Relativistic Heavy Ion Collider (RHIC) at Brookhaven National Laboratory. We are developing a unique experimental capability for the direct identification of heavy quarks at RHIC, which will be used to accurately determine the properties of this new state of matter. We are constructing a silicon micro-vertex detector (iFVTX) covering the forward collision region, which will detect heavy quarks in the high multiplicity environment of nuclear collisions using four layers of precision tracking.  The iFVTX will provide state-of-the-art position resolution, speed and low power consumption. Developing the proposed detector is a natural extension of our leadership role in the PHENIX experiment at RHIC.

In parallel, we are developing the tools necessary for the full interpretation of the new data, including state-of-the-art perturbative QCD, lattice QCD and non-equilibrium field theory calculations. We are addressing the current pressing questions in heavy ion physics: Are the interactions in the plasma so strong that heavy quarks are quickly equilibrated and exhibit hydrodynamic flow? What is the mechanism of energy loss for heavy quarks in the plasma? What is the equation of state for the QGP? How does the thermalization of the QGP proceed?

This project directly addresses one of LANL’s grand challenges: “Physics beyond the standard model.”  Research at RHIC is one of the highest priorities of the national nuclear physics program. Relativistic Heavy Ion Physics is also a strategic priority of the LDRD DR program. The experience we’ve acquired performing this work has led directly to a proposal we have recently submitted to the Department of Energy for the construction of a much larger vertex detector.

Total funding for the theoretical and experimental work is $1.25M per year for FY06, FY07 and FY08.

Experimental Program

##### Charm and beauty particles can be cleanly identified by measuring their lifetimes. These are ~1 picosecond, which translate into a decay distance of ~1 mm at forward angles. At present, none of the existing RHIC detectors have sufficient spatial resolution to pinpoint these decay vertices. Our strategy is to use a silicon micro-vertex detector to precisely measure the decay distance, together with a PHENIX muon arm to identify the decay muon and record its momentum. Factors such as occupancy, radiation dose, power and cost dictate that the detectors be composed of small strips or pixels, with strip sizes of 50 μm by about 1 mm. These detectors and the associated readout electronics are very challenging to build, requiring custom silicon integrated circuits. Working together with Fermilab, we have adapted the BTeV pixel detectors and FPIX front-end electronics for our use.

The application of this state-of-the-art technology requires us to overcome a number of technical challenges including:

- Fabrication of custom silicon pixel sensor and front-end wafers.

- Bump bonding of pixel sensors to front end electronics.

- Development of complex circuit boards and flex circuits (HDI) that precisely support the detectors and transmit the data.

- Design of high-speed readout electronics to receive, buffer and format the data to be compatible with the PHENIX data acquisition system.

Our original plan (simplified) from the DR proposal was:

##### FY06:

##### Complete design and produce front-end chip.

##### Design and procure silicon pixel detectors. Design support structure.

##### Have industry bond the detectors and front-end chips. Design readout bus structure.

FY07:

- Assemble detector/readout, bus and fiber optic readout. Test detector/readout assemblies.

- Assemble the iFVTX from four layers of mini-strip detectors.

- Install the iFVTX in front of a PHENIX muon arm at RHIC. Connect readout to PHENIX data acquisition system.

FY08:

- Record charm and beauty quarks data during the Au+Au run with a fully operational iFVTX.

- Establish the elliptic flow of heavy versus light quarks.

- Determine the suppression of the heavy quarks in central heavy ion collisions.

At present, about half way through the 3 year project, we have achieved the following:

- Fabricated and tested all of the custom silicon pixel detectors. Completed conceptual design of support structure.

- Fabricated and tested all of the custom front end chips.

- Bump-bonded ~15 (of the ~80 total) pixel detectors to the front ends. Designed and fabricated working samples of the readout bus (HDI).

- Designed and prototyped the readout electronics and fiber optics. Successfully tested a few bump-bonded assemblies on HDIs. Designed and prototyped the printed circuit board that supports the pixel detectors.

and

- Completed simulations of the iFVTX performance in heavy ion collisions, demonstrating good separation of heavy quarks from backgrounds.

Remaining Issues:

We have not yet operated several pixel detector modules simultaneously. Potential issues such as how to minimize the electronic crosstalk or optimize the analog operating conditions remain to be addressed.

In the future, we expect to meet our goal of completing the construction of the iFVTX, but not until well into FY08.  In any case, the PHENIX experiment will not be ready for us to install the iFVTX until at least FY09, due to funding delays for both RHIC running and for required PHENIX upgrades. Therefore, data collection and analysis will not be possible during the three year term of this project.

Follow-on Project - “PROPOSAL for a Forward Silicon Vertex Tracker (FVTX) for the PHENIX Experiment,” submitted to the DOE, 2006. Melynda Brooks (P-25) is the spokesperson.

Theoretical Program

##### FY06:

- Determine mean field evolution of collective gluon fields.

##### Study particle production and pre-thermalization stage of the plasma.

##### Investigate charm particle production and correlations in light colliding systems.

- Investigate improved lattice actions and different observables to reduce the systematic uncertainties in lattice QCD calculations.

- Develop a US collaboration and utilize the power of the Blue Gene L supercomputer at Lawrence Livermore Lab for the lattice QCD simulations.

FY07:

- Apply new quasi-particle resummation methods to compute an improved EOS.

- Identify quasi-particle lifetime and scattering during the approach to equilibrium.

- Calculate the energy loss of charm and beauty quarks in the plasma.

- Perform finite temperature lattice QCD simulations of QCD in the range 0.8Tc-3Tc.

- Determine thermodynamic observables and QCD EOS as a function of temperature.

FY08:

- Compute transport coefficients and mean free path of plasma excitations.

- Determine heavy quark mass dependence of departures from local thermodynamic equilibrium.

- Make realistic predictions for the suppression of high pT charm and beauty mesons in the plasma.

- Compare predictions of Debye-screening and dissociation effects in the QGP with the measured yields of charm and beauty bound states.

- Finish the lattice QCD calculation of Tc and publish the results.

- Carry out the required finite T and T=0 simulations of lattice QCD to estimate the EOS

At present, in the theoretical program we have achieved the following:

- We have thoroughly investigated the higher order corrections to the Hard Thermal Loop (HTL) expansion in hot gauge theories. The two-loop contributions to the electron self-energy in high temperature QED have been shown to contain infrared divergences and dependence upon the gauge-fixing parameter. This necessitates inclusion of the first order HTL self-energies and vertices into corrected propagators and vertices, for systematic extension beyond the leading order. We have shown that these corrections give the full next-to-leading order  (NLO) contributions to the quasi-particle dispersion relation, necessary to compute transport coefficients such as the electrical conductivity of the plasma. We have used this resummation method to calculate the gauge invariant imaginary part of the electron self-energy in high temperature QED, for the first time, namely,  Imag = (2.70) T.

- The analogous scattering processes and resummation method for the self-energies and decay rates have been identified for the thermal propagators and proper vertices of dressed quarks and gluons, making possible the systematic calculation of transport coefficients from first principles in QCD.

- We have carried out perturbative QCD calculations of the single and double inclusive D- and B-meson cross sections at the Tevatron and at RHIC, established the importance of including the charm and beauty parton distributions from global pQCD analysis in leading order calculations for improved convergence of the perturbative expansion., and proposed observables related to heavy meson triggered jets to determine the dominant heavy flavor production mechanism.

- We have generalized the dynamical calculations of nuclear shadowing, which arises from the coherent final-state scattering of the struck parton in the nucleus, to the case of heavy quarks, and demonstrated the shadowing is not the dominant effect for the nuclear modification of particle production at forward rapidities.

- We have calculated initial-state energy loss in cold nuclear matter for the first time, demonstrating that it is large and dominates over final-state energy loss contrary to earlier conjectures. We have identified cold nuclear matter energy loss as a dominant source of forward rapidity particle suppression at RHIC, and generalized the results to charm and beauty quarks.

- We have calculated the drag and diffusion coefficients for heavy quarks from radiative and collisional processes in the quark-gluon plasma, and carried out preliminary studies of the thermalization, suppression and elliptic flow of charm and beauty quarks. Charm quarks undergo partial thermalization; beauty quarks are largely unaffected.

- We have developed a comprehensive plan to simulate lattice QCD at finite temperature that addressed three major sources of systematic errors in existing calculations. The continuum limit of lattice results will be based on simulations with Nt =4, 6 and 8 lattices.  We have investigated three different lattice discretization schemes to have further control over the lattice spacing errors, simulate with realistic values of light quark masses, and reduce statistical errors below systematic errors.

- These simulations required major computational resource of over 10 teraflop year sustained. We therefore developed a collaboration with LLNL and two large national collaborations (MILC and RBC) to carry out these simulations on the BlueGene/L supercomputer at LLNL.  This required NNSA approval for which we prepared a detailed science and computing case. This was successfully funded.

- We have ported and optimized codes for p4 and AsqTad staggered fermions and domain wall fermions on the BlueGene/L.

- We have started simulations at finite temperature and have finished about 35% of targeted statistical sample, and started optimizing code and simulations for the zero temperature calculations.

Major Issues:

We budgeted for one-half of a post-doctoral research assistant, expert in equilibrium and non-equilibrium fie1d theory, energy loss calculations, and/or lattice QCD. Although two individual canditates were identified, they both declined offers. This has been compensated in part by having several active external collaborations and visitors. We will continue to seek and recruit a qualified research associate for the theoretical effort of the project.

In the future, we expect to complete the calculation of the electrical conductivity of the high temperature QED plasma, extend the analysis of the quasi-particle quark and gluon damping rates to QCD, and determine the shear and bulk viscosities of the high temperature QGP. We will compare our analytic results to lattice QCD simulations and energy loss parameters. The effective action for the resummation method will also allow the determination of the eq. of state (EOS) and evolution neqs. For soft gluonic mean fields coupled to hard scattering processes.

We plan to complete the calculation of thermalization, suppression and flow of heavy quarks via Langevin simulations, and compare the results with the analytic resummation method. The two theoretical approaches to heavy flavor modification, tested in the mid-rapidity region of heavy ion reactions will be extended to forward rapidity, the part of phase space covered by iFVTX. Full many-body perturbative QCD calculations will be carried out, including dynamical shadowing, cold nuclear matter energy loss and QGP-induced suppression of heavy flavor to map the QGP properties, such as temperature, density and energy density, on experimentally measurable observables. We will this meet our goal of developing a method for precise determination of the properties of the QGP using heavy quarks as probes.

In the lattice QCD effort, we plan (i) to complete the finite temperature runs and start full scale runs for the zero temperature data, (ii) carry out the analysis of the finite temperature data and estimate the transition temperature Tc, (iii) finish the zero temperature runs and combine them with finite temperature data to map the equation of state, and (iv) refine the strategy for the calculation of heavy quark (onia) spectral functions and implement these simulations.

Publications:

J. Kapustinsky, J. G. Boissevain, M. Brooks, S. Butsyk, G. Cardoso, D. Chrisitan, B. Cole, G. Grim, R. Gupta, B. Knapp, G. J. Kunde, S. Kwan, D. Lee, M. Leitch, M. Liu, E. Mannel, P. McGaughey, E. Mottola, A. Purwar, W. Sondheim, M. Turqueti, H. Van Hecke, I. Vitev, X. Wang, D. Winter, and W. Zajc. “A pixel-based tracker to probe the quark-gluon plasma at PHENIX.” To appear in Frontier Detectors for Frontier Physics. (Pisa, Italy,May 21-27, 2006).

P. McGaughey. “Heavy quark detection with a forward silicon micro-vertex detector in the PHENIX experiment.” 2006. In Particles and Nuclei International Conference. Vol. 842, First Edition, p.1079. American Institute of Physics.

S.Butsyk. “Forward pixel-based detector for PHENIX.” 2006. IEEE Nuclear Science Symposium, in press.

I. Vitev, T. Goldman, M.B. Johnson, J.W. Qiu, “Open charm tomography of cold nuclear matter” Phys. Rev. D 74:  054010, 2006.

I. Vitev, “PQCD approach to parton propagation in matter”, Nucl. Phys. A 783, 31-38, 2007.

I. Vitev, “Recent PQCD calculations of heavy quark production”, J. Phys. G 32: S317-S324, 2006.

A. Adil, I. Vitev, “Collisional dissociation of heavy mesons in dense QCD matter”, Phys. Lett. B in press, 2007; hep-ph/0611109.

I. Vitev, A. Adil, H. van Hees,  “Novel heavy flavor suppression mechanisms in the QGP”, J. Phys. G in press, 2007; hep-ph/0701188.

I. Vitev, “Non-Abelian energy loss in cold nuclear matter”, Phys. Rev. C submitted, 2007; hep-ph/0703002.

T. Bhattacharya, M. Cheng, N. Christ, C. DeTar, S. Gottleib, J. Grandy, R. Gupta, C. Jung, F. Karsch, L. Levkova, R. Mawhinney, P. Petreczky, C. Schmidt, R. Soltz, R. Sugar, D. Toussaint, P. Vranas, “Determining the QCD equation of state on the BlueGene/L supercomputer, Poster at Quark Matter 2006.