BRIEFING PAPER

NATIONAL GEOTECHNICAL INSPECTOR CERTIFICATION PROGRAM

## To improve the quality of our constructed highway facilities the FHWA Office of Infrastructure is leading an effort to develop a training and certification program for geotechnical field inspection and site investigation activities.  The program will be targeted at those personnel involved in construction inspection, site investigation and field and laboratory testing.  The ultimate goal of the program is the development of

a nationally accepted certification program that will serve to improve quality, ensure uniformity and establish a minimum standard of construction control for geotechnical work.

Recent surveys by the FHWA of the state transportation departments have indicated a need for a geotechnical inspector qualification program.  The AASHTO Subcommittees on Materials, Bridges and Structures and Construction as well as the five Regional Certification Organizations have all endorsed this effort.

To address this need, representatives from several states and the FHWA have formed a Technical Working Group (TWG) to develop and prioritize the areas in the geotechnical field where qualification/certification is needed.  The TWG has developed a strategic plan that identifies those areas of qualification/certification with the associated costs and time frames for the development of the initial programs.

The five priority areas were:

1. Deep Foundations

2. Soils Boring Inspectors

3. Earth Retaining Walls

4. Embankments/Cut Slopes/Reinforced Soils Slopes

5. Anchored/Soil-Nail Walls

The first topic area will be Deep Foundations and will be divided into two programs-Driven Pile Inspector and Drilled Shaft Inspector.

- November 28-29, 2000, Arlington, VA

  - Initial Meeting of the Technical Working Group (TWG)

  - Developed draft Strategic Plan

  - Developed Outline for first 2 modules (driven piles and drilled shafts)

- January 10, 2001, Industry Meeting, Washington, DC

  - Met with Pile Driving Contractors Association (PDCA), Deep Foundations Institute (DFI), and International Association of Foundation Drilling (ADSC)

  - Discussed program and solicited their involvement

  - DFI, PDCA and ADSC all to appoint a member to serve on the TWG

  - Follow-up letters sent to PDCA, DFI and ADSC

- February 8, 2001, Meeting with International Association of Foundation Drilling (ADSC), Washington, DC

  - Presented draft strategic plan to ADSC members

  - ADSC committed to supporting the Drilled Shaft module through participation on the Technical Working Group and possible financial support

- February 9, 2001, Meeting with FHWA Headquarters Office of Infrastructure and Office of Asset Management

  - Reviewed November TWG meeting minutes, Strategic Plan and Outlines for the Deep Foundations Modules

  - Discussed Funding Sources, meeting to be scheduled with NHI to present the Strategic Plan

  - Discussed development of Letter of Understanding between Industry, States (AASHTO), FHWA and other interested agencies.

- April 12, 2001, Meeting with FHWA Headquarters Office of Infrastructure and Office of Asset Management and the National Highway Institute

  - Agreement to develop under NHI Contract

- May

  - RFP has been developed

- Next Step

  - Review proposals

  - Award Contract